RE: Invitation to provide quotation for provision of Programme Management of spinning Point Phase 1 and 2

Background to the project

Rossendale is a local government district with borough status. It is made up of several small former mill towns in Lancashire, England centred around the valley of the River Irwell in the industrial North West. With a population of around 67,000 the district combines urban with rural aspects, and is close to the more populated areas of Bolton, Burnley, Bury, Manchester and Rochdale.

The Spinning Point project involves the partial redevelopment of the former Valley Centre site in the town centre of Rawtenstall. Up until 2011 the site had been derelict for over 15 years due to a lack of investment and ineffectual owners. To stimulate regeneration Rossendale Borough Council (RBC) purchased the freehold of the site. Subsequently the Valley Centre shopping arcade was demolished and a temporary public realm was put in place.

A significant amount of work has been undertaken by RBC and the RTB partnership (Rossendale Borough Council, Barnfield Investment Properties Limited and Together Housing joint venture partnership) on the site to date including obtaining planning approval for phase 1 of the development and securing a £3.5m capital receipt from Lancashire County Council (LCC) for the new bus station which forms the focus of the plans. Partners involved include Lancashire County Council (in addition to RBC), Lancashire LEP and the Together Housing Group who are to take a lease upon completion the refurbishments to the Old Town Hall which forms part of Phase 1.

The development of Spinning Point will bring a multitude of benefits to the area, including: at least 141 FTE new sustainable jobs principally in the leisure and retail sector; 24 new modern, one, two and three bedroom residential apartments which will provide a much sought after type of accommodation not currently available in the area; increasing Rossendale’s appeal as a tourist destination, resulting in a higher level of footfall within the Town Centre and surrounding region.

The RTB Partnership has successfully secured £1.9m of LGF support to bridge the gap between the development costs of the scheme and the value of the development post construction. Without the funds, the scheme would not be commercially viable and would not be fundable from a private sector perspective. The development of the Spinning Point site will help to deliver the objectives of the area bringing a number of benefits to the local community and supporting much needed economic growth in the Rossendale as well as promoting Rossendale as a centre for tourism.

The wholesale development of the Spinning Point site, with each of the different elements of the build, will help to deliver the strategic objectives of both Rossendale and wider Lancashire. It will bring a number of benefits to the local community whilst respecting the man-made heritage of the site through the re-use of the existing buildings.  In brief the development will:

- deliver a new bus station to enhance transport links in the Borough and onwards;

- provide 4 retail units in the new bus station in phase 1 and up to 45,000 sq ft of retail space in the phase 2 development;

- provide a new housing market through development of the residential apartments;

- support an increase in tourism in the area through the establishment of an enhanced retail offer;

- care for the environment through the development of the public realm;

- deliver significant investment in infrastructure; and

- provide a number of new jobs at all levels including entry level for the benefit for all those living nearby.

The development will seek to facilitate a more cohesive community centred on a safe and vibrant site, which will support much needed economic growth in the Rossendale as well as promoting Rossendale as a centre for tourism.

Phase 1 of the development led by RBC includes demolition of the newer elements of the Old Town Hall, the former police station and of the One Stop Shop. The retained elements of the Old Town Hall will be developed and refitted for office use and will be occupied by Together Housing who currently have office space at New Hall Hey. The Town Centre location is anticipated to be more convenient for their tenants, some of whom struggle to reach the current offices. This aspect of the development is expected to cost £1.3m with £1m being met by RBC funding and the remainder by LGF. RBC will recoup their investment via a 25-year lease via Together Housing.

The new bus station will be at the centre of the development and will be funded by a £3.5m capital receipt from LCC. The new bus station seeks to respond to a number of regional and national transport policies including the Government’s National Planning Policy Framework, one of the key points of which is to develop sustainable transport with access to high quality public transport facilities and will include up to 4 commercial retail units.

In addition to the units at the bus station, phase 2 of the development will create 15 retail and leisure units over 45,000 sq. ft. and will create 24 new one, two and three bedroom apartments which will be sold as long leaseholds on the open market.

The grant funding agreements, development agreement and agreement for lease have all been completed in relation to phase 1. Further agreements associated with phase 2 will be required to include but not limited to the agreed form of development agreement, completion of the formal stopping up process, relevant warranties and Heads of Terms for occupation of the units, all in line with Public Procurement regulations and the Council’s constitution.

Specification of work required:

The successful tenderer appointed to project manage Spinning Point Phase 1 and 2 will be expected to take a leading role to deliver a number of key milestones to include the following (please note the list is not exhaustive):

- Ensure all the required funding for the project is agreed and secured with the partners.

- Ensure all necessary authorities and permissions are in place for the project.

- Production of a design for the bus station operating model with Rosso and Transdev.

- Phase 1 Programme management and liaison with Donald Lomax and Partners Limited (RBC’s Consultant and Client Representative) and all RTB partners.

- Development and implementation of a communications and community consultation plan.

- Phase 2 development and design ensuring the planning application is successfully submitted within agreed timescales.

- Ensure Phase 2 business case developed.

- Prepare all necessary reports and briefing papers to the RTB board and Rossendale Council.

- Ensure all legal agreements are completed for both phases.

The Tender for the procurement of a Retail Agent in relation to both phases has now been concluded and the successful tenderer is now proceeding through contract formalities.

A key element of the Spinning Point project will be to:

- Work in partnership with both RBC and RTB partners to deliver the vision for the town centre, as set out in the Rawtenstall Town Centre vision document (as attached), support consultation events and attend briefings and making presentations working groups.

- Make their own assessment of end user demand and accommodation requirements for each of the phases within agreed timescales.

- Consider and support the work to maximise project rental and yield levels.

- Assess legal, planning and funding consideration.

- Secure end users for both phase 1 units in the bus station, in advance of estimated project completion on 11th November 2018 and 45,000 sq. ft. of retail and leisure space in phase 2  in advance of estimated completion in summer 2020.

- Ensure submission of a planning application for phase 2 in autumn 2017.

It is anticipated that the appointment of the Programme Manager will continue until December 2017.

Requirements

Please provide details of how you would provide the provision of Programme Management of Spinning Point phases 1 and 2 together with your proposed methodology and plan for the timely delivery of the project. You should demonstrate your proven track record of working with local authorities and their partners to deliver a project of a similar nature and outline the qualities you possess to ensure the successful delivery of this priority project for RBC.  You will need to outline your fee proposal in line with RBC’s Standard terms.

Additional Information Required

Please provide the following information as part of the tender submission:

- Company profile and Operational Information

- At least one reference relating to experience

- Copies of relevant insurance details

Timetable

This timetable is indicative only. The Council reserves the right to change it at its discretion.

| Activity | Dates |
| --- | --- |
| Tender issued | 28th June 2017 |
| Clarification questions to Rossendale Borough Council | 10th July 2017 |
| Submission to RBC | 11th July 2017 |
| Clarification questions to bidders | 13th July 2017 |
| Tenderer Interviews | 17th July 2017 |
| Winning Tenderer selected | 19th July 2017 |
| Cooling off period | 26th July 2017 |
| Contract signed | 28th July 2017 |

Evaluation Criteria for Tender

| Criteria | % = 100 |
| --- | --- |
| Price | 60 |
| Proposed methodology and plan of work | 30 |
| Relevant experience of successfully delivering similar projects | 10 |

Submitting your Tender

Please email the completed response to:

procurement@rossendalebc.gov.uk

Or submit your quote together with the completed documentation to the Council to:

Committee and Member Services Manager

Rossendale Borough Council

The Business Centre

Bacup

Rossendale

Lancashire

OL13 0BB

The envelope should state the following:

Quotation for:	(provision of Programme Management of Spinning Point Phase 1 and 2)

Closing date	11th July 2017

The packaging must not bear any sign or reference which might indicate the identity of the bidder. Any submission or part thereof received after the Closing Date (including the time) will not be considered for acceptance by RBC. RBC will not accept responsibility for any systems failure, delays or difficulties in the submission of any bid or part thereof. Bidders are advised to ensure they have sufficient time to email/post/hand deliver their bid.

Form of agreement

The form of agreement will be based on RBC terms and conditions which are attached together with this brief and the winning submission.

Instructions to Bidders

Bidders must be submitted in accordance with the following instructions  (the “Instructions”). Bidders that do not comply with these Instructions in any particular way may be rejected by RBC whose decision in the matter shall be final.

1 Introduction

Bidders are responsible for obtaining all information necessary for the preparation of their bid.  All costs, expenses and liabilities incurred by any bidder in connection with the preparation and submission of their bid and (in the case of acceptance of a bid by RBC) in connection with the execution of the Contracts and all and any relevant documents, shall be borne by that bidder.  Whilst RBC will use its reasonable endeavours to see that all information given to bidders by RBC is both truthful and accurate, RBC in no way warrants the same and tenderers must satisfy themselves of the accuracy of any information provided by RBC. RBC accepts no responsibility or liability whatsoever for any loss or damage of whatever kind and howsoever caused arising from or in consequence of the use by bidders of such information.

The fact that a bidder has submitted a bid does not necessarily mean that it will satisfy RBC.

The attention of bidders is drawn to the Standard Terms and Condition of Contract set out within this Invitation to Bid.  It is essential that bidders are totally familiar with the contents of this document before compiling their bid.

If any bidder requires any further information or wishes to raise any query, such requests or queries should be submitted by email to stuartsugarman@rossendalebc.gov.uk

RBC will endeavour to answer all such requests and/or queries provided that they are received by the deadline for clarifications of 10th July 2017.  Any such requests and/or queries and RBC’s responses will be sent to all bidders who have expressed an interest unless RBC decides otherwise.

Clarification questions will be sent to bidders up until 13th July 2017 .  All questions should be answered and returned within 3 days of receiving the question to stuartsugarman@rossendalebc.gov.uk

Bidder interviews will take place on 17th July 2017.

RBC shall not be bound to accept any bid and reserves to itself the right at its absolute discretion to accept or not accept any bid submitted.

RBC may without limitation undertake site visits, seek references, require presentations to be given and undertake interviews as part of the evaluation process. Save for any wording that exceeds any specified word limit, all information and documents submitted by bidders by the due date will be considered, as well as any other information that RBC requires to be submitted.

Confidentiality

All information supplied by RBC in connection with the Invitation to Bid shall be treated as confidential and bidders shall not, without the prior written consent of RBC, at any time make use of such information for its own purposes or disclose such information to any person (except as may be required by law or where such information is disclosed with the prior written agreement of RBC for the purposes of obtaining sureties, guarantees or commitments from proposed sub-contractors or suppliers and other information required to be submitted with the bid).

The Invitation to bid and every part of it and all other information provided by or on behalf of RBC must be treated as private and confidential. Where applicable, bidders should not disclose the fact that they have been invited to bid or release details of the Invitation to bid other than on a strictly confidential basis to those parties whom they need to consult for the purposes of preparing the bid.

Bidders shall not at any time release any information concerning the Invitation to Bid and/or their bid and/or any related documents and/or any discussion with RBC in respect of the same for publication in the press or on radio, television, screen or any other medium.

Each bidder warrants to RBC that no document that it prepares as part of its bid submission shall infringe any Intellectual Property Rights (as such term is defined in the Contract).

RBC reserves the right to retain all proposals submitted by bidders throughout the period that their bid remain valid and open for acceptance.

Each bidder undertakes to indemnify RBC and to keep RBC indemnified against all actions, claims, demands, liability, proceedings, damages, costs, charges and expenses whatsoever arising out of or in connection with any breach of the provisions of these Instructions.

General

The Invitation to Bid and all other documents provided to bidders will remain the property of RBC and will be returned upon demand.

Bidders are advised to retain for themselves details of their submissions. RBC reserves the right to make a charge if a bidder requests a copy of its submitted bid.