Request for Quotation (RfQ)

Framework Agreement and Lot Description:

Crown Commercial Service RM1089 Traffic Management Technology 2 (TMT2)

Lot 4

Contract reference:

TMTii 59 – M4 Version 3 Signs and Signals

Contents

General	3

Information management	3

Warranties	4

Communications	4

Change of status	6

Documents	6

Quotation Submission	6

Quality Submission	7

Financial Submission	8

Assessment	10

Verification	11

Standstill and Award	12

Annex A – Indicative programme	14

Annex B – Award Criteria	15

Annex C – Marking the Quality Submission	16

Annex D – Form of Risk Register	17

Annex E – Information Assurance requirements and assessment	18

Annex F – Online forms	20

Annex G – Key People Schedule	25

# General

- This Request for Quotation (RfQ) applies to the submission of quotations for provision of Version 3 Signs and Signals for TMTii 59 under Lot 4 of the Crown Commercial Service Traffic Management Technology 2 (TMT2) framework.

- The RfQ seeks to determine the most economically advantageous Quotation Submission for the Employer.

- The indicative timetable for this further competition is included at Annex A.

- Suppliers are required to conduct themselves in good faith in all dealings in relation to this further competition. Quotation Submissions must be made in accordance with this RfQ. Quotation Submissions and/or Suppliers not complying with this RfQ may be rejected or excluded by the Employer whose decision in the matter will be final.

- Any of the documents issued to Suppliers in connection with this further competition remain the property of the Employer. All such information issued to Suppliers may only be used for the purpose of providing a Quotation Submission. Such information should not be disclosed to persons unconnected with the Quotation Submission. These provisions apply equally to documents whose property rights vest in a third party.

- This RfQ and Quotation Submission must be treated as private and confidential. Suppliers must not disclose the fact that they have been invited to submit a Quotation Submission or release details of the RfQ, other than on an “in confidence” basis to those who have a legitimate need to know or whom they need to consult for the purpose of preparing the Quotation Submission. Suppliers must not release information concerning this RfQ for publication in the press or on radio, television, screen or any other medium.

# Information management

- Under the Freedom of Information Act 2000, Public Contract Regulations 2015 (as amended) and the Environmental Information Regulations 2004 (EIR) the Employer may be obliged to disclose information relating to responses to this further competition including any Quotation Submissions received.

- Under the Cabinet Office’s Guidance Note dated May 2012 entitled “Transparency – Publication of New Central Government Contracts”, or any later revision, the Employer is obliged to publish awarded Call Off Agreements, including the information submitted to the Employer by the Supplier as part of the further competition, excluding only information which is exempt from disclosure pursuant to the Freedom of Information Act 2000 or the EIR. The Employer’s initial view is that only materials likely to be excluded from publication on this basis are as follows:

- Details of the key people listed in the Call Off Agreement Annex C Contract Data Part Two;

- Build ups of the Prices but not the Prices in the Price List

- The Supplier is invited to identify (with reasons) those materials which he wishes to see excluded from publication. The Supplier acknowledges that the final decision as to which materials are excluded rests with the Employer its sole discretion. Any request by the Supplier to exclude material is for information only and will not be taken into account in the assessment process, nor will it form part of any Call Off Agreement between the Employer and the Supplier.

- Suppliers should be aware that the Employer could receive requests for any information relating to this further competition. While the Employer reserves its discretion in responding to any such information request Suppliers are invited to request that certain information is not disclosed or published if to do so would prejudice their legitimate commercial interests or it is otherwise exempt from disclosure under the Freedom of Information Act 2000 or the EIR.  Requests for non-disclosure under the Freedom of Information Act 2000 or the EIR must accompany the Quotation Submission and include:

- Clear and substantive justification;

- A time limit when any confidential information could be disclosed.

- The terms of any confidentiality agreement would, if requested, be available for disclosure. Any request by the Supplier under this paragraph is for information only and will not be taken into account in the tender assessment process, nor will it form part of any contract between the Employer and the Supplier.

# Warranties

- This RfQ is issued by the Employer in good faith. No warranty is given as to the accuracy or completeness of the information contained in it. Any liability for inaccuracy or incompleteness is expressly disclaimed by the Employer and its advisors. Suppliers are advised to satisfy themselves that they understand all the requirements of the contract before submitting their Quotation Submission.

- Nothing in this RfQ shall be taken as constituting an offer (whether implied or otherwise), or any agreement, whether express or implied between the Employer and any other party.

- The Employer reserves the right to cancel, amend or vary the further competition at any point prior to the award of the contract (whole or in part) and with no liability on its part.

- The Employer reserves the right not to accept the lowest or any Quotation Submission for any reason.

- The Employer and/or its advisors are not liable for any costs resulting from any amendment or cancellation of this further competition nor any other costs, charges, fees, expenses, claims or disbursements (howsoever arising and including third party costs) incurred by those tendering for this contract opportunity. Suppliers submit a Quotation Submission at their own risk and expense.

# Communications

- For enquiries contact the Employer via the e-sourcing portal, at: https://highways.bravosolution.co.uk.

- Contact with the Procurement Officer must be made via the e-sourcing portal only. Suppliers must not contact any members of the Employer’s staff in relation to this RfQ. Suppliers must immediately inform the Procurement Officer via the e-sourcing portal if they have been contacted by anyone else regarding this RfQ. Failure to comply with the above may lead to the Supplier’s Quotation Submission being rejected. For the avoidance of doubt, this paragraph shall apply where any Supplier contacts any person at the Employer (including any executive directors, non-executive directors and senior managers) in relation to this further competition, other than the Procurement Officer. Failure to comply with the above may lead to your Quotation Submission being rejected.

- Any queries from Suppliers regarding the RfQ documents must be made by the final date and time shown on the e-sourcing portal.

- All Supplier queries will only be responded to via the e-sourcing portal. If any response requires a change to the RfQ or tender documents, then any amendment(s) will be issued via the e-sourcing portal.

- Tender Amendments are changes to the documents that may be made to any of the tender documents issued. Only in exceptional circumstances will amendments be issued after tenders have been received. In such circumstances, the Procurement Officer will notify all Suppliers of the required action.

- Such changes will only be through a tender amendment issued by the Procurement Officer; other Employer’s staff and their consultants do not have the authority to make any changes to the RfQ documents. If a statement is made in an amendment that a Supplier considers is not in accordance with the RfQ documents, then the Supplier should immediately refer the matter to the Procurement Officer as a query.

- Confidential queries from Suppliers shall not be accepted. If a query is received that is marked confidential, the Supplier will be asked to either re-phrase it so it can be published, or withdraw it.

- Not Used

# Change of status

- Suppliers must immediately advise the Employer if their ownership or the ownership of any member of their supply chain (or their parent company) changes, or their organisation completes the takeover of, or merges with, another Supplier that is participating in this further competition. If it is considered that a change in ownership has created a potential conflict, the Employer will seek measures to mitigate risk of conflict. A “conflict of interest” is any circumstance which could be perceived as the artificial narrowing or distortion of competition and/or could be perceived as unduly favouring or disadvantaging any Supplier participating in this further competition.

# Documents

- The quotation request includes the following documents:

- Request for Quotation (RfQ) (this document);

- Scope and annexes;

- Price List;

- Call Off Agreement, which includes:

- Annex A – Form of Agreement;

- Annex B – conditions of contract;

- Annex C – Contract Data part 1 and part 2;

- Annex D – Z clauses;

- Annex E –Service Information and annexes;

- Annex F – Price List;

- Annex G – Quality Statement

# Quotation Submission

- The Quotation Submission will comprise of the Quality Submission and the Financial Submission.

- The Quality Submission must be structured to cover the items identified in Table 2 of Annex B.

- The Quotation Submissions and supporting documents must be written in English.

- Quotation Submissions must be submitted in accordance with the RfQ. Quotation Submissions must not be qualified or accompanied by statements or a covering letter that might be construed as rendering the Quotation Submission equivocal. Alternative bids will not be considered and will lead to the Supplier’s Quotation Submission being rejected. The Employer’s decision as to whether a Quotation Submission complies with this RfQ will be final.

- Quotation Submissions not received by the deadline on the e-sourcing portal may be excluded from further consideration. Quotation Submissions must remain open for acceptance for 120 calendar days from the date the Quotation Submission was submitted.

- The Quotation Submission should be returned together with the documents listed at paragraphs 35 & 42 via the Employer’s e-sourcing portal at https://highways.bravosolution.co.uk.

- Documents are to be in Microsoft Word, Microsoft Excel or PDF formats.

- The following online forms are included at Annex F. Suppliers must indicate their acceptance by completing the relevant fields via the technical envelope on the e-sourcing portal:

- Anti-Collusion Certificate;

- Fair Payment Charter;

- Anti-Bribery Code of Conduct;

- Anti-Fraud Code of Conduct;

- Quotation declarations.

# Quality Submission

- Suppliers are to include in their Quality Submission, via the technical envelope on the e-sourcing portal:

- Methodology statement / Responses to the quality questions in Table 2 Annex B;

- A delivery plan showing the timing of the deliverables identified in the Scope (10-page limit);

- Risk Register (see Annex D);

- a Parent Company Guarantee using the form provided in Scope (the Employer will contact you if we require a PCG. If you are not asked, then you do not need to upload a PCG as part of the tender return) Inclusion of a statement with the Quotation Submission refusing to comply with this may constitute a qualification of the Quotation Submission and may lead to the Quotation Submission being rejected;

- It is important to note that commitments made by the Supplier in the Quality Submission will be incorporated into, and become an actionable term of the Call Off Agreement.

- The Quality Submission will become the Quality Statement in the Contract Data.

- The response to the Quality questions in Table 2 of Annex B must not exceed the page limit, which is 25 digital A4 sized pages. Suppliers may use A3 size in lieu of A4, but each A3 sized page will be counted as two A4 pages. Text must be in Arial font and not smaller than 11 point. Note quality questions 5.4, 5.5 and 5.6 (MTBF questions) are exempt from this limit and have unlimited page counts.

- If the response to the quality questions exceeds the page limit then pages beyond the limit will be disregarded. If Suppliers consider that the page limit is insufficient to provide the information required by this RfQ then a tender query should be raised via the e-sourcing portal. No guarantee can be given that the page limit will be increased.

- The page limit and font size relating to the response to the quality questions include paper covers, title pages and annexes. Text no smaller than 8 point should be used for drawings, diagrams and flow charts. The pages must be numbered. Page numbers and other header or footer information may be included in the margin space.

- Where requested in Table 2 of Annex B, Suppliers are required to submit evidence to support their proposed approach. Evidence must consist of verifiable statements showing how the Supplier’s approach to other work it has done would contribute to the successful delivery of this service. Evidence should be relevant to the Supplier’s approach. It should be backed up with details and factual data, not simply provided in the form of unverifiable statements. Evidence may be verified during the Verification stage to ensure legitimacy.

# Financial Submission

- Suppliers are to include in their Financial Submission, via the commercial envelope on the e-sourcing portal:

- A completed Price List

- An explanatory document accompanying the Price List, which explains how each of the Prices has been built up.

- A draft Call Off Agreement with the following annexes completed:

  - Annex A – Form of Agreement (highlighted sections);

  - Annex C – Contract Data Part Two;

- A statement indicating which (if any) information the Supplier would like withheld from any transparency publication and why;

- A statement undertaking responsibility for dealing with insurance claims or parts of such claims within the excess amount;

- A statement regarding potential, actual or perceived conflicts of interest that may be relevant to the service. The Employer requires that any potential, actual or perceived conflicts of interest in respect of the service are identified in writing and that Suppliers outline what safeguards would be put in place to mitigate the risk of actual or perceived conflicts arising during the delivery of the service.

- The Financial Submission must be completed using, and in compliance with the instructions included within the Price List issued with this RfQ

- The prices in the Price List are to be priced as per the defined cost.

- Suppliers must note that each item set out in the Price List must be completed and separately priced.  Suppliers are not permitted to:

- Price any item or activity within another item or activity in the Price List;

- Cross subsidise any item or activity within any other item or activity in the Price List;

- Make any assumptions regarding the use or relevance of any item or activity in the Price List;

- Price any items which have been identified in the Price List as not requiring to be priced;

- Duplicate any items in the Price List; or

- Price any item or activity as £0.00.

- Suppliers who price on any other basis and/or make such assumptions will have their Financial Submission rejected.

- A Financial Submission that is based on any other basis than that set out in the Contract Data and Price List will be rejected.

- Not Used

- Not Used

# Assessment

- The Employer’s assessment of the Quotation Submissions will be carried out in stages.

Stage One

- In the first stage the Procurement Officer will check the Quotation Submission for completeness and compliance.  This will include checking:

- that correct documents & submissions have been made in accordance with submission requirements, including answering all required questions;

- the format of submitted documents is correct;

- the page count and font size in submitted documents is correct;

- that no further documents were submitted beyond those required

- That there are no conflicts of interest, perceived or otherwise, that would jeopardize the competition

- That no qualifying letters or statements accompany the Quotation Submission

A Quotation Submission that does not meet these conditions may result in the Quotation Submission being rejected.  The Employer’s decision will be final.

Stage Two

- In the second stage

  - the Quality Assessment Panel members will independently assess and mark the question responses in the Quality Submission; and

  - the Financial Assessment Panel members will assess the Financial Submission.

- During the second stage, tender clarification questions about the Quality Submission or the Financial Submission may be issued to suppliers by the Procurement Officer via the e-sourcing portal. These are to allow members of the Quality Assessment Panel or the Financial Assessment Panel to clarify any ambiguous aspects or potential errors.  If a response to a clarification question provides information not requested, then this information will not be disclosed to the Quality Assessment Panel or the Financial Assessment Panel.  Note that a supplier may not receive any tender clarification questions; the onus is on the Supplier to ensure that their Quotation Submission is clear and unambiguous.

- The Quality Assessment Panel assesses the Quality Submission by awarding marks against each of the questions in Table 2 of Annex B.  The score for each quality question is determined using Table 1 and Table 2 in Annex C.

- In scoring the Financial Submission the Financial Assessment Panel will use the total prices tendered by suppliers, as stated in tab 2 of the Price Schedule. Formula 1 at Annex H will be used to convert the tendered total prices into Financial Scores. Financial Scores will be expressed to one decimal place. Any negative scores will be normalised to zero. Annex I provides a theoretical tender scenario to demonstrate how financial scores are calculated.

- Suppliers should note that the Employer will investigate a potentially abnormally low quotation as provided for under the Public Contracts Regulations 2015 (as amended) on any aspect of a quotation and at any stage of the process.

Stage Three

- At the third stage the Quality Assessment Panel will convene for consensus marking of the Quality Submissions. During consensus, final Quality scores are agreed and rationalized.

- The minimum quality requirement is:

- 50% of the 64 marks on offer which is 32 marks.

A Supplier that fails to achieve the minimum quality requirements may not be considered further and have its Quotation Submission rejected.

- In scoring the Quality Submission the Suppliers Quality Marks will be converted into Quality Scores using Formula 2 at Annex H. Quality Scores will be expressed to one decimal place. Table Annex I provides a theoretical tender scenario to demonstrate how quality scores are calculated.

- To determine the highest scoring bidder, the quality score and the financial score will be combined. The preferred bidder will be the Supplier with the highest total score.

Stage Four

- The fourth stage is verification of all or part of the evidence submitted in the highest scoring bidder’s Quality and/or Financial Submission and may be carried out by the Quality and/or the Financial Assessment Panel. All tendering Suppliers will be notified that we have identified a highest scoring bidder and have moved to Stage Four.

- During verification, a quality score for a quality question may either remain unchanged or be reduced, thus reducing the total quality score. If, following verification, the total quality score of the preferred bidder is reduced such that it is no longer the highest scoring Supplier, then the Quality Assessment Panel will proceed to verify the next highest scoring Supplier.  The Quality Submission cannot be modified by a Supplier during the verification stage, and marks cannot be increased above those awarded during the Stage Three assessment. Note that not all Quality Assessment Panel members may be involved in verification.

- In verifying the Quality Submission, the Quality Assessment Panel may use any practical means, and may approach any person or organisation named in the Quality Submission as part of the verification. The verification may include the request of further evidence statements, meetings with the Supplier, or a review of any submitted information.

- Also at the verification stage the Financial Assessment Panel may seek further information, verification or an explanation of any elements of the Financial Submission from the Supplier. As part of this financial verification, the Financial Assessment Panel may ask to be provided with original evidence that demonstrates that:

- the Supplier will be able to deliver the requirements of the contract for the price quoted,

- the allowances and assumptions made are based on costs likely to be actually incurred,

- the Supplier is able to obtain the level of resource necessary to deliver the contract requirements.

The Financial Assessment Panel may wish to interview appropriate finance and accounting staff to provide the level of satisfaction required.

- Failure to provide satisfactory evidence to verify any part of the Quotation Submission may result in the quotation being rejected.

# Stage Five

- Once Verification is complete, and all internal governance procedures have been completed, the Procurement Officer informs all Suppliers which Quotation Submission the Employer proposes to accept (if any). The Procurement Officer starts a ten calendar day standstill period by issuing notifications and assessment feedback reports via the e-sourcing portal. Note that these will only be issued in writing and there will be no feedback meetings or phone calls during the standstill period.

- During the Standstill period and before a Call Off Agreement can be awarded the Employer will require confirmation that the key people offered in Contract Data Part Two are available to start the project. Failure to offer a compliant team may lead to the rejection of the quotation. The Supplier must also provide evidence that insurance required by the Call Off Agreement is in place.

- To award the Call Off Agreement, the Employer will initially issue an award letter to the successful supplier. Subsequently, the Procurement Officer will check, update and issue a finalised version of Annex A (Form of Agreement) of the Call Off Agreement to the Supplier, for signatures and return. Note that two signed hard copy originals must be returned via post.

- The Employer, upon receipt, will then also sign and seal Annex A of the Call Off Agreement and issue a hard copy to the Supplier.

- The Employer intends to award the Call Off Agreement but reserves the right not to proceed with any of the Quotation Submissions received in response to this RfQ.

- Details of awarded Call Off Agreements over £10k will be published on the Contracts Finder website.

# Annex A – Indicative programme

| Activity | Week |
| --- | --- |
| Issue RfQ | 0 |
| Deadline for Supplier tender queries | 2 |
| Deadline for Quotation Submissions | 3 |
| Assessment of Quotation Submissions | 4 |
| Evidence verification | 5 |
| Internal approvals | 6 |
| Award Call Off Agreement | 6 |

# Annex B – Award Criteria

Table 1 – Quality and Price weightings

| Criteria | Weighting (out of 100) |
| --- | --- |
| Quality | 65 |
| Price | 35 |

Table 2 – Quality questions

|  | Description | Mark (out of 4) | Sub Weighting | Total Mark |
| --- | --- | --- | --- | --- |
| 1 | Health and Safety Management |  |  |  |
| 1.1 | Describe how you will manage and organise the H&S of the workforce (and Supply Chain if applicable) in the delivery of the service demonstrating how they will support our imperative for safety, and fulfil the requirements detailed in SI 1000 and SI 1005. Provide supporting evidence from previous similar projects, showing that your approach is likely to be successfully delivered. |  | x 2.0 | / 8 |
| 2 | Collaborative Behaviour |  |  |  |
| 2.1 | Collaboration is critical to the successful delivery of the service. Present your approach to both implementing and running collaborative communication systems and processes. Describe how you will effectively engage to successfully operate the contract with all of the relevant stakeholders as detailed in the Service Information, including the Service Manager and schemes that the equipment will be installed on. Highlight the benefits of your approach in the delivery of this service, and how you mitigate any risks identified in your risk register in Annex D, as well as positive mechanisms you will have in place and any innovation that can be offered. |  | x 1.0 | / 4 |
| 3 | Customer & Stakeholder |  |  |  |
| 3.1 | Present your approach to the development of delivery plans as required and detailed in SI 405 in liaison with the Service Manager. Describe how your approach will ensure that delivery plans are maintained in line with any changes in scheme requirements and that any actions required by the Service Manager are clearly communicated in a timely manner. Highlight how you will manage potentially competing demands from multiple schemes and your approach to risk management and escalation with regards to the delivery of the service and with reference to your risk register in Annex D. |  | x 1.0 | / 4 |
| 4 | Sustainability |  |  |  |
| 4.1 | The provision of warranty support is critical to ensuring the availability of the TMTii 59 V3 signs. Describe how you will deliver the warranty as detailed in the Service Information referencing your risk register in Annex D. Provide evidence or specific examples (including details such as mean time to repair, percentage of repairs returned to time, etc.) of where you have done this previously to demonstrate how you will deliver the warranty support for this contract. |  | x 1.0 | / 4 |
| 5 | Quality |  |  |  |
| 5.1 | The Signs are to be supplied in accordance with BS EN 12966, TR1100 and the relevant Version 3 specification(s) referred to in TMTii 59 Service Information and supporting technical specifications. Provide a product description detailing: • The product being offered • How your technical solution complies with the TMTii 59 Service information & supporting technical specifications • How all aspects of the manufacturing process (including any outsourced elements) are monitored as part of your quality management system • How this will meet Highways England’s values and mitigate any risks identified in your risk register in Annex D Your response must demonstrate that your solution provides an appropriate balance between: • requirements for reliability, maintainability, and sustainability • achieving value for money across the whole life of the asset • reducing the environmental impact of operating the network • minimising road worker exposure to risk • providing a high quality service to Highways England’s customers. |  | x 2.0 | / 8 |
| 5.2 | As detailed in SI 310, it is a requirement of the service to provide full traceability of requirements documentation for the equipment supplied, detailing how all elements of the relevant specifications will be satisfied. Describe how you will deliver the Traceability of Requirements documentation explaining: - The format and approach taken to ensure all requirements are captured and mapped and any risks identified in your risk register in Annex D - Your approach to maintaining the documentation throughout the product lifetime to ensure all updates are captured - Your approach to sharing the documentation throughout the service life of the products. Provide supporting evidence from similar projects demonstrating how your approach is likely to be successful. |  | x 2.0 | / 8 |
| 5.3 | The signs will be supplied, installed and commissioned in accordance with the TMTii 59 Service Information. Detail your approach to the supply, installation and commissioning as detailed in the Service Information referencing and explaining your completed Risk Register at Annex D. Provide evidence to show your company has a track-record for the successful and safe delivery of signalling assets over both the short and medium-term on similar contracts. |  | x 2.0 | / 8 |
| 5.4 | Please provide a set of calculations (to sub assembly level (i.e. line replaceable units), showing the design system* Mean Time Between Failures (MTBF) for version 3 MS3s 3x18, in accordance with the Annex J. * “System” is defined as: “From the National Roads Telecommunications Service (NRTS) interface to, and including, the end device” Unlimited page count (not part of page limit as per paragraph 38 above) |  | X 1.0 | / 4 |
| 5.5 | Please provide a set of calculations (to sub assembly level (i.e. line replaceable units), showing the design system* Mean Time Between Failures (MTBF) for version 3 MS4s, in accordance with Annex J. * “System” is defined as: “From the National Roads Telecommunications Service (NRTS) interface to, and including, the end device” Unlimited page count (not part of page limit as per paragraph 38 above) |  | x 1.0 | / 4 |
| 5.6 | Please provide a set of calculations (to sub assembly level (i.e. line replaceable units), showing the design system* Mean Time Between Failures (MTBF) for version 3 AMIs, in accordance with Annex J. * “System” is defined as: “From the National Roads Telecommunications Service (NRTS) interface to, and including, the end device” Unlimited page count (not part of page limit as per paragraph 38 above) |  | X 1.0 | / 4 |
| 6 | Time |  |  |  |
| 6.1 | Describe your approach to meeting/ exceeding target order turnaround times for supply, referencing your risk register in Annex D. Provide evidence to demonstrate how your approach is likely to be successful. |  | x 1.0 | / 4 |
| 6.2 | Describe your approach to meeting/ exceeding target order turnaround times for installation, referencing your risk register in Annex D. Provide evidence to demonstrate how your approach is likely to be successful. |  | x 1.0 | / 4 |
|  | Subtotal |  |  | / 64 |

# Annex C – Marking the Quotation Submission

Table 1 – Scoring Matrix

This table will used to mark questions: 1.1, 2.1, 3.1, 4.1, 5.1, 5.2, 5.3, 6.1, 6.2.

|  | Quality Award Criteria | Mark |
| --- | --- | --- |
| Weak | The response fails to meet the requirements of the Service Information and fails to address the risks. The programme and the deployment of proposed resources are not suitable for the methodology described. | 0 |
| Acceptable | The response adequately fulfils the requirements of the Service Information and adequately identifies the risks but has insufficient detail identifying how these risks will be managed. The programme and the deployment of proposed resources are just sufficient to deliver the methodology described. | 1 |
| Good | The response proficiently fulfils the requirements of the Service Information and proficiently identifies the risks, including describing in general terms how these will be managed. The programme and the deployment of proposed resources support the delivery of the methodology described. | 2 |
| Very Good | The response has been tailored specifically to fulfil the requirements of the Service Information. Risks are identified and specific precautions to manage each of them are provided. A bespoke programme explaining the deployment of specific resources describes how the proposed methodology will be delivered. | 3 |
| Excellent | The response fulfils the requirements of the Service Information in an innovative way which achieves efficiencies over and above initial expectations. Risks are identified and managed, not only removing any negative impact to delivery but explaining opportunities for those risks to be avoided in the future. The programme and the use of resources can deliver continual improvement throughout the contract as well as the delivery of the methodology described. | 4 |

# Table 2 - Scoring Matrix for MTBF

# This table will be used to mark questions: 5.4, 5.5, 5.6.

Unlimited page count (not part of page limit as per paragraph 38 above).

| # MS3s 3x18 | # MS4s | # AMIs | # Mark |
| --- | --- | --- | --- |
| # 0 to 28,607 | # 0 to 30,607 | # 0 to 43,911 | # 0 |
| # 28,608 to 34,071 | # 30,608 to 37,071 | # 43,912 to 52,607 | # 1 |
| # 34072 to 39,535 | # 37,072 to 43,535 | # 52,608 to 61,303 | # 2 |
| # 39,536 to 44,999 | # 43,536 to 49,999 | # 61,304 to 69,999 | # 3 |
| # 45,000 and over | # 50,000 and over | # 70,000 and over | # 4 |

# Annex D – Form of Risk Register

Suppliers should identify the risks addressed in their Quality Submission and describe the action proposed to deal with the risk. They should also include any identified opportunities. Add additional lines as required.

identifying and describing the risk, to include the estimated effect of the risk on programme and cost. It must not include any reallocation of existing risks identified in the Risk Register

Table 1: Risk Register

| Number | Risk or Opportunity Description | Proposed Action to deal with risk | Effect of risk (or opportunity) on programme and cost |
| --- | --- | --- | --- |

# Annex E – Not used

# Annex F – Online forms

Highways England, working with its suppliers in good faith and in a spirit of mutual trust and respect, is committed to preventing and identifying collusion, meeting the principles of fair payment, meeting the principles of anti-bribery (as enacted by the Bribery Act 2010 and Ministry of Justice guidance), and working fairly, honestly, with integrity and transparency. Highways England seeks to gain the same commitment from Suppliers through their acknowledgement of these declarations upon submission of quotations.

Anti-Collusion Certificate

- We certify that this quotation is made in good faith, and that we have not fixed or adjusted the amount of the quotation in accordance with any agreement or arrangement with any other person(s).

- We also certify that, prior to the award of any Call Off Agreement for the work, we have not and will not:

  - communicate the amount or approximate amount of the quotation to any person outside of the parties pertaining to this quotation procedure, other than:

    - the Secretary of State (or a person duly authorised by him); or

    - where the confidential disclosure of the approximate amount of the quotation was necessary to obtain insurance premium quotations required for the Call Off Agreement.

  - enter into any agreement or arrangement with any person outside of the parties pertaining to this quotation that such person shall refrain from submitting a quotation, that they shall withdraw any quotation once offered, or vary the amount of any quotation to be submitted.

  - pay, give or offer to pay any sum of money or other valuable consideration directly or indirectly to any person outside of the parties responsible for this quotation for doing, having done, causing, or having caused to be done any act or thing of the sort described at (a) or (b) in relation to any other quotation.

- We further certify that the principles described in paragraph 2 have been, or will be, brought to the attention of all sub-contractors, suppliers and associated companies providing services or materials connected with the quotation and any Call Off Agreement entered into with such sub-contractors, suppliers or associated companies will be made on the basis of compliance with the above principles by all parties.

Fair Payment Charter

- We will strive to meet the ‘Fair Payment’ commitments set out below. We will additionally seek to embed the principles throughout our supply chain.

  - Companies have the right to receive correct full payment as and when due. Deliberate late payment or unjustifiable withholding of payment is ethically not acceptable;

  - ‘Fair Payment’ will apply equally between Highways England, the lead contractor and throughout the supply chain;

  - The process will be transparent and members of the supply chain will have certainty of how much and when they will be paid;

  - Companies will consider, where appropriate, operating relevant contracts on an open book basis;

  - The correct payment will represent the work properly carried out, or products supplied, in accordance with the contract. Any withholding of payment due to defects or non-delivery will be proportionate and demonstrably justified in line with arrangements made at the time of contract;

  - To ensure effective and equitable cash flow for all those involved, all contracts will provide for regular payments and have payment periods not exceeding 30 days from receipt of invoice;

  - In order to avoid payment delays, Highways England and all supply chain members will agree payment procedures at the outset of their contracts. Payment will be through electronic BACS transfer and will apply throughout the supply chain;

  - Monitoring compliance with these principles will be built into the performance management requirements pertaining to this Call Off Agreement.

Anti-Bribery Code of Conduct

- We confirm that we acknowledge the commitments set out below and have (and shall) maintain equivalent principles throughout our supply chain.

- We are committed to ensuring that our business operates with the upmost integrity.

- We, and those employed by us, will not:

  - Offer, promise, pay or provide bribes to any person;

  - Request, agree to accept or receive bribes;

  - Offer hospitality to Highways England staff that would breach the following requirements:

    - Gifts other than low-value items such as diaries or calendars (up to £10 in value). Calendars, diaries or other small items of office equipment may be offered and accepted but the gift must bear the company's name or insignia and can legitimately be regarded as being in the nature of advertising material;

    - Benefits and/or hospitality such as cocktail parties, receptions, presentations and conferences;

    - Invitations to social, cultural and sporting events; or

    - Overnight accommodation and travel to and from a venue at which an event is being held.

- We are committed to having robust procedures and controls in place within the parties pertaining to this quotation to minimise the risk of bribery with the aim of preventing bribery and confirm that we:

  - Have a zero-tolerance of bribery offences throughout our organisation(s);

  - Conduct risk assessments to identify and monitor potential bribery risks;

  - Adopt due diligence measures to vet and approve third parties performing services on our behalf;

  - Have clear, practical and accessible policies and procedures to address potential risks of bribery, and to prevent bribery;

  - Provide education and awareness to all our employees;

  - Have a mechanism in place to allow employees to report potential bribery issues in confidence and have a process to deal with reports protecting the reporting individual;

  - Deal effectively with any occurrences of bribery; and

  - Act at all times in good faith, impartially and in accordance with a position of trust.

Anti-Fraud Code of Conduct

- We confirm that we acknowledge the commitments set out below and have (and shall) maintain equivalent principles throughout our supply chain.

- We are committed to ensuring that our business operates with the utmost integrity.

- We, and those employed by us, will not commit any fraudulent acts or carry out any of the following acts which could amount to fraud including, but not limited to:

  - Submission of false or inflated claims or invoices for payment or reimbursement;

  - Intentional distortion of financial statements or other records;

  - False or fraudulent financial reporting or making false or fictitious entries concerning accounts, equipment or supplies;

  - Forgery or alteration of any documents such as cheque, bank draft or any other financial documents, including destruction or removal of records;

  - Impropriety in the handling or reporting of money or financial transactions;

  - Theft or misappropriation of assets or funds;

  - Disclosure of confidential information to third parties without authority for personal gain; and

  - The payment of excessive prices or fees where they are not justified.

- We agree to:

  - Keep accurate and up to date records showing all payments made and received and all other advantages given and received, and permit Highways England to inspect those records as required; and

  - Promptly notify Highways England of any breach of these principles.

Quotation declarations

- Your name

- Your position

- I confirm that I am authorised to submit quotations and acknowledge the contents of the Anti-Collusion Certificate, Fair Payment Charter, Anti-Bribery Code of Conduct and Anti-Fraud Code of Conduct on behalf of the Supplier in question.

- I confirm that this quotation and any Call Off Agreement which may result from it shall be based upon the documents listed in the RfQ. I acknowledge that Highways England is unable to enter into negotiation on the terms and conditions to be used, that any Call Off Agreement that may result from this quotation shall be subject to English law, and confirm that any resulting Call Off Agreement will be based on the model contract document as stipulated in the RfQ.

- I confirm that this quotation consists of all the relevant documents as requested in the RfQ and has been submitted in accordance with the RfQ. I have not qualified or accompanied the quotation with statements or a covering letter that might be construed as rendering the quotation equivocal. I acknowledge that quotations not complying with this RfQ may be rejected by Highways England whose decision in the matter will be final.

- I confirm that this quotation shall remain open for acceptance for 120 calendar days from the deadline for quotations.

- I confirm that this RfQ has been treated as private and confidential by all parties pertaining to this quotation and will continue to be treated in such a manner until otherwise directed by Highways England.

- I confirm that we have taken account of our legal and statutory obligations, as well as all relevant Government codes and policies (e.g. taxes, environmental protection, employment protection and working conditions) where they are applicable to our quotation.

- I acknowledge that, under the Freedom of Information Act 2000 (FOIA) and the Environmental Information Regulations 2004 (EIRs) as amended, Highways England is obliged (subject to the application of any relevant exemptions and, where applicable, the public interest test) to disclose information in response to requests for information. I acknowledge that Highways England could receive requests for any information relating to this Call Off Agreement or quotation procedure and may be legally obliged to release information.

- I confirm that if this offer is accepted we will execute such documents in the form of the Call Off Agreement within 10 days of being called on to do so.

- Please check this box if your company is an SME as per the European Commission definition.

# Annex G – Not Used

Annex H – Tender Assessment Formulas

Formula 1 – Financial Assessment

As referenced in paragraph 55 of this RfQ, the below formula is used to convert the total prices tendered by suppliers into financial scores. The financial score will be expressed to one decimal place.

Financial Score=Pw×2- PiPmin

Pw=Price Weighting (as seen in Table 1 of Annex B)
Pi=Individual Supplier's Tender Price (as stated in Tab 2 of Price Schedule)
Pmin=Lowest Tender Price Received


Formula 2 – Quality Assessment

As referenced in paragraph 59 on this RfQ, the below formula is used to convert Suppliers Quality Marks into Quality Scores. The quality score will be expressed to one decimal place.

Quality Score=Qw×QiQmax

Qw=Quality Weighting (as seen in Table 1 of Annex B)
Qi=Individual Supplier's Quality Marks
Qmax=Highest Quality Marks Awarded

Annex I – Exemplar Tender Scenario

Tables 1 – 5 below provide an example of a theoretical tender assessment. This annex has been included for demonstration purposes only, so that the process for calculating both financial and quality scores can be understood by the tenderers.

Table 1 - Price and Quality Weightings (as seen in Annex B – Award Criteria)

| Criteria | Weighting (out of 100) |
| --- | --- |
| Quality | 65 |
| Price | 35 |

Table 2 - Theoretical Supplier Prices and Quality Marks

| Supplier | Tender Price | Quality Marks (out of 64) |
| --- | --- | --- |
| A | £810,900 | 52 |
| B | £795,900 | 44 |
| C | £742,100 | 47 |

Table 3 – Conversion of Prices to Financial Scores

| Supplier | Financial Calculation | Financial Score |
| --- | --- | --- |
| A | 35×2- £810,900£742,100 | 31.8 |
| B | 35×2- £795,900£742,100 | 32.5 |
| C | 35×2- £742,100£742,100 | 35.0 |

Table 4 – Conversion of Quality Marks to Quality Scores

| Supplier | Quality Calculation | Quality Score |
| --- | --- | --- |
| A | 65×5252 | 65.0 |
| B | 65×4452 | 55.0 |
| C | 65×4752 | 58.8 |

Table 5 – Total Combined Scores

| Supplier | Total Score Calculation | Total Score (out of 100) | Position |
| --- | --- | --- | --- |
| A | 31.8 + 65.0 | 96.8 | 1st |
| B | 32.5 + 55.0 | 87.5 | 3rd |
| C | 35 + 58.8 | 93.8 | 2nd |

Annex J - Equipment Design System MTBF Calculations

Highways England ref: 2 December 2014 Version: 0.3 (NEC 3 terms added 14 February 2017)

Contents

Background to use of MTBF Equipment Reliability

Introduction to Equipment Design System MTBF Calculations

Calculation Variables

Working Phases for MTBF Calculations

Climatic Table for MTBF Calculations

Mission Profile

Definition of Failure

Basis of Supplier Temperature Entries

Other Calculation Factors

Summary of Submission Requirements

Background to use of MTBF Equipment Reliability:

It is critically important to the Employer that any technology installed at the roadside is reliable for the following reasons:

- In the event of a fault an engineer will have to remove and replace Assembly or Sub-Assembly Items. This increases the exposure of the engineers to a live traffic environment and increases their safety risk.

- The replacement of Sub-Assembly Items can also lead to costly traffic management, lane closures and interrupted service to our customers.

- In the event of us not being able to set or display a message or signal due to a faulty asset, we lose credibility with our customers.

Design System MTBF has been chosen for the following reasons:

- We need a measure that reflects the reliability of the end to end service.

- We need a measure that reflects the reliability of all of the equipment being purchased in terms of an end to end service (i.e. excluding ancillary items). Therefore, the calculation must include all equipment that is needed to display a message or signal.

- Operational MTBF on our network is currently not available and has the following issues:

  - Inventory inaccuracies

  - Relative asset age

  - How frequently signals are set

  - No operational data for new designs

We have chosen a method that rewards high quality products and encourages continuous improvement from our suppliers as follows:

- The better your product is from the other Suppliers the bigger the quality mark gap you will receive in comparison.

- If some or all of the rest of the other Suppliers improve their products then this gap will reduce.

We will monitor the effectiveness of this method and reserve the right to change it for future competitions in order to deliver the best available technology assets for use on our road network.

Introduction to Equipment Design System MTBF Calculations

- The Employer needs to review the reliability of products being offered as part of its tender assessment process and to have confidence that the data submitted by Suppliers provides a fair and accurate estimation of this, so the most reliable products can be selected.

Suppliers must therefore provide a copy of their detailed Mean Time Between Failure (MTBF) analysis (including methodology, high-level system block diagrams and all relevant supporting details, including details of the temperature measurement records discussed later) for all equipment covered in this tender based on calculated values, excluding ancillary equipment.  The figures submitted for individual products will then inform a 'system MTBF' based on one signalling product and one Controller, where Controllers are separate.

The MTBF calculations must be carried out in accordance with PD IEC TR62380 with the results expressed in hours. The Highways England assumes that the analysis will be carried out by suitably qualified staff who are familiar with the requirements of PD IEC TR62380 and its principles.

While PD IEC TR62380 is not prescriptive in how the matter of component redundancy is dealt with, the submission must be clear and consistent in the method used and will be subject to review during tender assessment.

- Calculation Variables

    - Equipment operating and temperature parameters inform variables to be used in the calculation of failure rates at module/PCB level, from which the overall MTBF for the product is built up. These variables, in accordance with 35PD IEC TR62380, are given below:

| (tae)i | average outside ambient temperature surrounding the equipment, during the ith phase of the mission profile. |
| --- | --- |
| (tac)i | average ambient temperature of the printed circuit board (PCB) near the components, where the temperature gradient is cancelled (or the one of the component considered as the most critical for reliability, during the ith phase of the mission profile). |
| 𝝉 i | annual ratio of times for the PCB, in permanent working mode with supply, and at the (tac)i temperature. |
| 𝝉 on | total annual ratio of time for the PCB, in permanent working mode with supply |
| 𝝉 off | total annual ratio of time for the PCB, in non working or storage/dormant modes. |
| ni | annual number of thermal cycles seen by the components of the PCB, corresponding to the ith phase of the mission profile with an average swing ∆Ti |
| ∆Ti | average swing of the thermal variation seen by the components of the PCB, corresponding to the ith phase of the mission profile. |

- Working Phases for MTBF Calculations

The equipment working phases which must be used in the calculation of MTBFs in accordance with PD IEC TR62380 are defined below.

For Signs and Signal Equipment, this is defined in terms of Display States, as follows:

- Display State 1 - Equipment powered ON but with a blank display; ready to display any aspect/ message/pictogram, as requested by the control system within specified response times;

- Display State 2 - Equipment powered on and displaying the aspect and/or message/ pictogram detailed in the table below:

| Product | Display State 1 (19 hrs per day) | Display State 2 (Assume 2 setting cycles per day each of 2.5 hours, with sufficient interval to enable temperatures to return to Display State 1 values) | Ambient Lum Level |
| --- | --- | --- | --- |
| AMI | OFF | 60R | 08H |
| MS3 3x18 | OFF | CONGESTION STAY IN LANE+ 60 | 08H |
| MS4 | OFF | CONGESTION Pictogram | 08H |

For external ancillary equipment, permanent operation must be assumed.

For cabinet located equipment (e.g. Roadside Controllers), permanent operation must be assumed, during which all monitoring/control/interface functions are supported, with maintenance visits of 5 hours on a nominal monthly basis during which any additional features in operation should be assessed (e.g. display screen, keyboard, interfaces, control buttons etc).

- Climatic Table for MTBF Calculations

The daily temperature variation profile for equipment must be based on the following simplified climatic table.

| Equipment Type | tae night | tae daylight | tae mean daylight/night | ∆Ti mean daylight/night |
| --- | --- | --- | --- | --- |
| Signs, Signals and Outside Ancillaries | 6°C | 14°C | 11°C | 8°C |
| Roadside Cabinet-Mounted Equipment * | 16°C | 24°C | 21°C | 8°C |

*Assumes no other heat-producing equipment present except cabinet heater, set to the standard Highways England setting of 15°C.

- Mission Profile

From the information above, the equipment 'mission profile' to be used in the MTBF calculations can be substantially defined, but with a number of variables remaining for the Supplier to declare (highlighted), as follows:

| Equipment Types/ Operating Scenarios1 | (tae)i °C | (tac)i °C | 𝝉 i | 𝝉 on | 𝝉 off | ni Cyc/yr | ∆Ti °C/Cyc | 𝝅n * |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Sign/Signal Equipment items always 'ON' | 11 | mfr12 | 1 | 1 | 0 | 365 | 8 | Note 5 |
| 2. Sign/Signal Equipment items only 'ON' when displaying | mfr23 | mfr32 | 0.21 | 0.21 | 0.79 | 730 | mfr3- mfr24 | Note 5 |
| 3. Roadside Cabinet Equipment always 'ON' | 21 | mfr42 | 1 | 1 | 0 | 365 | 8 | Note 5 |
| 4. Roadside Cabinet Equipment only 'ON' during Mtce visits | mfr53 | mfr62 | 0.0068 | 0.0068 | 0.9932 | 12 | mfr6-mfr54 | Note 5 |
| 5. Ancillary Externally Mounted Equipment | 11 | mfr72 | 1 | 1 | 0 | 365 | 8 | Note 5 |

- Mission Profile Notes

- To minimise complexity, the mission profile considers only a limited number of equipment type-based operating scenarios, as shown.

- Supplier to provide (tac)i values where highlighted (mfr1, mfr3, mfr4, mfr6, mfr7) for the average ambient temperature of the printed circuit board (PCB) near the components in the operational scenario stated.  The basis of these temperature entries is discussed further below.

- Supplier to provide (tae)i values where highlighted (mfr2, mfr5) for the average ambient temperature surrounding the components/ modules in the OFF state.  This could be a similar value to that provided for the preceding (tac)i entry. The basis of these temperature entries is discussed further below.

- Supplier to provide (∆Ti °C/Cyc) values where highlighted based on the (tac)i °C and (tae)i °C entered.

- Where manual calculations are derived, the mission profile would then be used to calculate the final column for the overall 'Influence Factors' (𝝅n) to be applied to individual failure rates in working towards the overall MTBF.

    - Definition of Failure

    - For the purposes of the calculations, the Employer’s policy is that a failure occurs when the network operator unable to pass sufficient information to the road user for them to alter their driving plan accordingly and as intended, as viewed from a road user perspective.  In practice, 'Failure' therefore means 'inoperable', based on the required functional and/or display requirement, as further clarified below:

- Signs and Signals - unable to set and maintain the display required for Display State 2 (defined above), based on current equipment specification critical fault thresholds (Pack 3):

  - Where, display cells use multiple emitters, a display cell may be regarded as operating until the number of functional emitters in that display cell falls below 50%;

- Roadside Cabinet Equipment (e.g. Roadside Controllers) - unable support monitoring/ control/interface functions and the additional functionality required during maintenance visits, based on normal quality and fitness for purpose requirements;

    - Basis of Supplier Temperature Entries

- Ambient and operating temperatures form an important part of the MTBF mission profile, so it is essential that the temperature values used are determined in a repeatable and consistent way to ensure a fair and accurate outcome in the calculations.

- Supplier temperature entries should be based on the following (in preferential order):

- If an existing product is being tendered, then measurements shall be taken from identical equipment previously supplied,

Only if an existing product is not available, then:

- Measurements shall be taken from equipment of comparable or similar design and appropriate allowances made

Only if no existing, comparable or similar product is available not available, then:

- Measurements shall be taken from, where reasonably feasible to construct, an upgraded/prototype product/modules and appropriate allowances made. Purely calculated values will only be considered where no existing or similar product exists, and it can be demonstrated within the report that it is impractical to construct an upgraded or prototype product or module.

- Measurements must be carried out in a free air (wind-free) environment, free from the effect of solar gain, at a nominal ambient temperature of 11°C.  Where it is not possible to achieve an ambient temperature of 11°C, the temperature results may be extrapolated on the basis of the actual ambient temperature, provided that a stable temperature is maintained (and measured) over the test period.  For the purposes of this procedure, a stable temperature is assumed when the rate of temperature change does not exceed 1°C in a 30 minute period.

- Values mfr1, mfr3, mfr4, mfr6 and mfr7 must be recorded after a period of 5 hours operation in the relevant operating scenario, or when stable, based on the definition above.

- Values mfr2 and mfr5 must be recorded after a period of 5 hours operation in the relevant preceding operating scenario, or when stable, based on the definition above.

- For Signs and Signals, any maintenance doors shall remain closed throughout the test period and calibrated thermocouples must be fitted at six (6) locations as follows:

- Three (3) fitted to the centre of the top edges of display modules: one at the top; one centrally; one at the bottom of the display area.  Where heaters are fitted, at least one of these thermocouples must be fitted to the display module nearest to the heater.

  - The average these three (3) readings must be used in the calculations for display module failure rates.

- Three (3) fitted to the centre of the top edges/ surfaces of other selected modules, including at least one power supply unit, if fitted within the Sign/ Signal.  Where heaters are fitted, at least one of these thermocouples must be fitted to the module nearest to the heater.

  - The average these three (3) readings must be used in the calculations for 'other' module failure rates.

- For Roadside Cabinet Equipment (e.g. Roadside Controllers):

- The equipment must be mounted within a standard Highways England Cabinet Type 600 Mk6.

- The cabinet should be free-standing (i.e. not on its plinth) on packing foam (or similar) to provide adequate sealing at the cabinet base while allowing cable entry.

- Access doors must remain closed throughout the test period for the measurement of values mfr4.

- By necessity, the cabinet front door must be opened to simulate the maintenance visit and must remain open throughout that test period in the measurement of mfr6.

- Three (3) calibrated thermocouples must be fitted inside the equipment as follows:

  - One (1) at the centre of the top edge of the engineer's display screen

  - One (1) at the centre of the top edge/surface of the largest PCB

  - One (1) at the centre of the top edge/surface of the power supply unit (or in the PSU area of the PCB, if integrated).

  - The average these three (3) readings must be used in the calculations for module failure rates.

    - Other Calculation Factors

- Where reliable Supplier data is available for components or wholly bought in modules, this may be used in preference to generic component values for base failure rate values.

- It is presumed likely that Suppliers may use specialist software certified as compliant with PD IEC TR62380 in order to derive their calculations, in which case the specialist software reporting output should be presented as part of the tender submission.

- Where derived manually, to assist with the tender review, the calculations must be presented in spreadsheet format and built up from a modular level with each component and module being identified, together with the source of the data used, and considering quantity, base failure rate, influence factor (including calculations) and final failure rate.

Summary of Submission Requirements

- Description of the methodology used for MTBF calculation, including details of any specialist software package used and its certification of compliance with PD IEC TR62380, the source of base failure rates used in the calculations and any assumptions made.

- High-level system block diagram.

- A report detailing of the temperature measurements taken to inform the mission profile in report format, including photographs showing thermocouple locations, details of the equipment used, temperature over time plots and calibration certificates. This report must be signed off by a chartered engineer. CEng Standard or equivalent, a recognised technology specialist with a proven track record related to NMCS/HATMS hardware and software (or equivalent), and systems engineering.

- Completed mission profile table as below:

| Equipment Types/ Operating Scenarios1 | (tae)i °C | (tac)i °C | 𝝉 i | 𝝉 on | 𝝉 off | ni Cyc/yr | ∆Ti °C/Cyc | 𝝅n * |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Sign/Signal Equipment items always 'ON' | 11 | tbc | 1 | 1 | 0 | 365 | 8 | tbc |
| 2. Sign/Signal Equipment items only 'ON' when displaying | tbc | tbc | 0.21 | 0.21 | 0.79 | 730 | tbc | tbc |
| 3. Roadside Cabinet Equipment always 'ON' | 21 | tbc | 1 | 1 | 0 | 365 | 8 | tbc |
| 4. Roadside Cabinet Equipment only 'ON' during Mtce visits | tbc | tbc | 0.0068 | 0.0068 | 0.9932 | 12 | tbc | tbc |
| 5. Ancillary Externally Mounted Equipment | 11 | tbc | 1 | 1 | 0 | 365 | 8 | tbc |

* Required where available from the reporting output or where calculations are built up manually and presented in spreadsheet format.

- The specialist software reporting output OR calculation spreadsheet(s).

- The calculated values:

|  | Individual MTBF (hours) |  | Combined System MTBF (with 1 sign/ signal device1) |  | Min Acceptable MTBF (years) |
| --- | --- | --- | --- | --- | --- |
| Service | Sign/Signal | Roadside Controller (if any) | (hours) | (years) |  |
| AMI |  |  |  |  | 2yrs |
| MS3 3x18 |  |  |  |  | 2yrs |
| MS4 |  |  |  |  | 2yrs |

1 - Combined system MTBF is equal to the product of “sign/signal MTBF” and “roadside controller MTBF”, divided by, the sum of those two.

The word 'person' includes any persons and any body or association, incorporated or unincorporated; 'agreement’ or ‘arrangement' includes any transaction, formal or informal and whether legally binding or not; and 'work' means the work in relation to which the quotation is made.

A bribe for this purpose being the provision of any financial or other advantage to encourage that person to perform their functions or activities improperly or to reward that person for having already done so.