A green square with white text

Description automatically generatedA green leaf with blue text

Description automatically generated

**LIFE19/NAT/UK/000147**

Request for Quotation

**To undertake maintenance and aftercare of planted saplings for the LIFE in the Ravines Project (LIFE19/NAT/UK/000147) - Near Taddington, Dovedale & other surrounding woodland in the Derbyshire Dales**

**National Trust White Peak Estate**

**Spring/Summer 2025**

Request for Quotation

**To undertake maintenance and aftercare of planted saplings for the LIFE in the Ravines Project (LIFE19/NAT/UK/000147)**

You are invited to submit a quotation for the requirement described in the specification, Section 2.

Your response should be returned to the following email address by:

Email: owen.morris@naturalengland.org.uk

Date: 01/04/2025

Time: 15:00

Ensure you include the name of the quotation and ‘Final Submission’ in the subject field to make it clear that it is your response.

Contact Details and Timetable

Owen Morris will be your contact for any questions linked to the content of the quote or the process. Please submit any clarification questions via email and note that, unless commercially sensitive, both the question and the response will be circulated to all tenderers.

|  |  |
| --- | --- |
| Action | Date |
| Date of issue of RFQ | 20/02/2025 at 15:00 |
| Deadline for clarifications questions | 14/03/2025 at 15:00 |
| Deadline for receipt of Quotation | 01/04/2025 at 12:00 |
| Intended date of Contract Award | 11/04/2025 |
| Intended Contract Start Date | 12/05/2025 |
| Intended Delivery Date / Contract Duration | 12/09/2025 |

Section 1: General Information

Glossary

Unless the context otherwise requires, the following words and expressions used within this Request for Quotation shall have the following meanings (to be interpreted in the singular or plural as the context requires):

|  |  |
| --- | --- |
|  |  |
| “Authority” | Means Natural England who is the Contracting Authority. |
| “Contract” | means the contract to be entered into by the Authority and the successful supplier. |
| “Response” | means the information submitted by a supplier in response to the RFQ. |
| “RFQ” | means this Request for Quotation and all related documents published by the Authority and made available to suppliers. |

Conditions applying to the RFQ

You should examine your Response and related documents ensuring it is complete and in accordance with the stated instructions prior to submission.

Your Response must contain sufficient information to enable the Authority to evaluate it fairly and effectively. You should ensure that you have prepared your Response fully and accurately and that prices quoted are arithmetically correct for the units stated.

By submitting a Response, you, the supplier, are deemed to accept the terms and conditions provided in the RFQ. Confirmation of this is required in Annex 2.

Failure to comply with the instructions set out in the RFQ may result in the supplier’s exclusion from this quotation process.

Acceptance of Quotations

By issuing this RFQ the Authority does not bind itself to accept any quotation and reserves the right not to award a contract to any supplier who submits a quotation.

Costs

The Authority will not reimburse you for any costs and expenses which you incur preparing and submitting your quotation, even if the Authority amends or terminates the procurement process.

Self-Declaration and Mandatory Requirements

The RFQ includes a self-declaration response (Annex 1) which covers basic information about the supplier, as well as any grounds for exclusion. If you do not comply with them, your quotation will not be evaluated.

Any mandatory requirements will be set out in Section 2, Specification of Requirements and, if you do not comply with them, your quotation will not be evaluated.

Clarifications

Any request for clarification regarding the RFQ and supporting documentation must be submitted via email no later than the deadline for clarifications set out in the Timetable. The Authority shall be under no obligation to respond to queries raised after the clarification deadline.

The Authority will respond to all reasonable clarifications as soon as possible but cannot guarantee a minimum response time. The Authority will publish all clarifications and its responses to all suppliers via email unless deemed commercially sensitive.

If a supplier believes that a request for clarification is commercially sensitive, it should clearly state this when submitting the clarification request. However, if the Authority considers either that:

* the clarification and response are not commercially sensitive; and
* all suppliers may benefit from its disclosure,

then the Authority will notify the supplier (via email), and the supplier will have an opportunity to withdraw the request for clarification by sending a further message requesting the withdrawal of the clarification request. If not withdrawn by the supplier within 2 working days of the Authority’s notification, the Authority may publish the clarification request and its response to all suppliers and the Authority shall not be liable to the supplier for any consequences of such publication.

The Authority reserves the right to seek clarification of any aspect of a quotation and/or provide additional information during the evaluation phase to carry out a fair evaluation. Where the Authority seeks clarification on any aspect of the quotation, the supplier must respond within the timeframe requested by the Authority.

Amendments

The Authority may amend the RFQ at any time prior to the deadline for receipt. If it amends the RFQ the Authority will notify you via email.

Suppliers may modify their quotation prior to the deadline for Responses. No Responses may be modified after the deadline for Responses.

Suppliers may withdraw their quotations at any time by submitting a notice via the email to the named contact.

Conditions of Contract

The Authority’s Standard Good and Services Terms & Conditions (used for purchases under £50k) can be located on the:

[Natural England Website](https://www.gov.uk/government/organisations/natural-england/about/procurement) (https://www.gov.uk/government/organisations/natural-england/about/procurement)

and will be applicable to any contract awarded as a result of this quotation process. The Authority will not accept any changes to these terms and conditions proposed by a supplier.

Suppliers should note that the quotation provided by the successful bidder will form part of the Contract.

Prices

Prices must be submitted in £ sterling, exclusive of VAT.

Disclosure

All Central Government Departments, their Executive Agencies and Non Departmental Public Bodies are subject to control and reporting within Government. In particular, they report to the Cabinet Office and HM Treasury for all expenditure. Further the Cabinet Office has a cross-Government role delivering overall Government policy on public procurement, including ensuring value for money and related aspects of good procurement practice. For these purposes, the Authority may disclose within Government any details contained in your quotation. The information will not be disclosed outside Government during the procurement.

In addition, the Authority is subject to the Freedom of Information Act 2000 and the Environmental Information Regulations 2004, which provide a public right of access to information held by public bodies. In accordance with these two statutes, the Authority may be required to disclose information contained in your quotation to any person who submits a request for information pursuant to those statutes.

Further to the Government’s transparency agenda, all UK Government organisations must advertise on Contract Finder in accordance with the following publication thresholds:

* Central Contracting Authority’s: £12,000
* Sub Central Contracting Authority’s and NHS Trusts: £30,000

For the purpose of this RFQ the Authority is classified as a Central Contracting Authority with a publication threshold of £12,000 inclusive of VAT.

If this opportunity is advertised via Contracts Finder, we are obliged to publish details of the awarded contract including who has won the contract, the contract value, and indicate whether the winning supplier is a small and medium-sized enterprise (“SMEs”) or voluntary organisation or charity. A copy of the contract must also be published with confidential information redacted.

By submitting a Response, you consent to these terms as part of the procurement.

Disclaimers

Whilst the information in this RFQ and any supporting information referred to herein or provided to you by the Authority have been prepared in good faith the Authority does not warrant that this information is comprehensive or that it has been independently verified.

The Authority does not:

* make any representation or warranty (express or implied) as to the accuracy, reasonableness or completeness of the RFQ;
* accept any liability for the information contained in the RFQ or for the fairness, accuracy or completeness of that information; or
* accept any liability for any loss or damage (other than in respect of fraudulent misrepresentation or any other liability which cannot lawfully be excluded) arising as a result of reliance on such information or any subsequent communication.

Any supplier considering entering into contractual relationships with the Authority following receipt of the RFQ should make its own investigations and independent assessment of the Authority and its requirements for the goods and/or services and should seek its own professional financial and legal advice.

Information Security requirements

The Government Security Classification Policy (GSCP) sets out the administrative system used by HM Government (HMG) to protect information and data assets appropriately against prevalent threats through the use of ‘classification tiers’. HMG uses three classification tiers; OFFICIAL, SECRET and TOP SECRET. Each tier provides a set of recommended baseline behaviours and a set of protective controls, which are proportionate to the threat profile for that tier AND the potential impact of a compromise, accidental loss or incorrect disclosure of information held within that tier.

Tenderers and suppliers must ensure that appropriate protective security controls are in place to comply with the GSCP and manage the information shared and received as part of this tender exercise.

A full suite of guidance documents is available on GOV.UK, with specific guidance for tenderers and suppliers set out in [Guidance 1.6 - Contractors and Contracting Authorities.docx (publishing.service.gov.uk)](https://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/1166155/Guidance_1.6_-_Contractors_and_Contracting_Authorities.pdf).

Use of Artificial Intelligence

The Authority expects suppliers to declare where they have used AI software in the creation of Tender responses or intend to use AI software in the performance of the contract. How any AI software was, or will be, used should be to be declared within the technical submission part of the tender. We may require you to answer specific question/s on this topic, particularly where the Authority expects that usage is highly likely or clearly relates to the contract requirements.

Suppliers must follow any guidelines or regulations related to AI use and declarations as indicated in the [PPN 2/24 Improving Transparency of AI use in Procurement](https://www.gov.uk/government/publications/ppn-0224-improving-transparency-of-ai-use-in-procurement/ppn-0224-improving-transparency-of-ai-use-in-procurement-html).

Any information, instructions, or data provided by the Authority to suppliers as part of this tender, the requirements, or contract should not be directly inserted into Generative AI software (such as Gemini, ChatGPT, or CoPilot) without prior permission, unless this information is clearly published in the public domain.

Use of any Authority confidential tender information for training AI software is prohibited. it is advised that Defra’s data or instructions, or anything marked as confidential should not be directly inserted into AIs. For example, putting Authority’s instruction email into Gemini, ChatGPT, or CoPilot is not recommended.

If you intend to use AI to provide goods or services to the Authority, then you are required to complete a declaration which is simply answering the question stated within the 'Information to be returned’. The answer to this question will not be used in scoring your quote.

Protection of Personal Data

In order to comply with the General Data Protection Regulations 2018 the supplier must agree to the following:

You must only process any personal data in strict accordance with instructions from the Authority.

* You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.
* You must take reasonable steps to ensure the reliability of employees who have access to personal data.
* Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.
* Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.
* You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.
* On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

General Data Protection Regulations 2018

For the purposes of the Regulations the Authority is the data processor.

The personal information that we have asked you provide on individuals (data subjects) that will be working for you on this contract will be used in compiling the tender list and in assessing your offer. If you are unsuccessful the information will be held and destroyed within two years of the award of contracts. If you are awarded a contract, it will be retained for the duration of the contract and destroyed within seven years of the contract’s expiry.

We may monitor the performance of the individuals during the execution of the contract, and the results of our monitoring, together with the information that you have provided, will be used in determining what work is allocated under the contract, and in any renewal of the contract or in the award of future contracts of a similar nature. The information will not be disclosed to anyone outside the Authority without the consent of the data subject, unless the Authority is required by law to make such disclosures.

Equality, Diversity & Inclusion (EDI)

The Client is striving to create a diverse and inclusive working environment where every individual has equality of opportunity to progress and to apply their unique insights to making the UK a great place for living. The Service Provider is expected to respect this commitment in all dealings with Natural England staff and service users.

Suppliers are expected to;

* support Defra group to achieve its Public Sector Equality Duty as defined by the Equality Act 2010, and to support delivery of [Defra group’s Equality & Diversity Strategy](https://www.gov.uk/government/publications/defra-group-equality-diversity-and-inclusion-strategy-2020-to-2024/defra-group-equality-diversity-and-inclusion-strategy-2020-to-2024).
* meet the standards set out in the [Government’s Supplier Code of Conduct](https://www.gov.uk/government/publications/supplier-code-of-conduct)
* work with Defra group to ensure equality, diversity and inclusion impacts are addressed (positive and negative) in the goods, services and works we procure, barriers are removed and opportunities realised.

Sustainable Procurement

Addressing global sustainability impacts and realising additional community benefits within commercial activity is core to Defra group’s approach, working with its supply chain is key to achieving sustainable outcomes. In addition to supporting Defra group to meet its outcomes we look to understand and reduce negative sustainability impacts associated with our commercial activity and realise benefits.

The Client encourages its suppliers to share these values, work to address negative impacts and realise opportunities, measure performance and success.

Suppliers are expected to have an understanding of the Sustainable Development Goals, the interconnections between them and the relevance to the Goods, Services and works procured on the Client’s behalf

Conflicts of Interest

The concept of a conflict of interest includes but is not limited to any situation where an Involved Person or Relevant Body has directly or indirectly, a financial, economic or other personal interest which might be perceived to compromise their impartiality and independence in the context of the procurement procedure and/or affect the integrity of the contract award.

We expect suppliers to mitigate appropriately against any real or perceived conflict of interest through their work with government. A supplier with a position of influence gained through a contract should not use that position to unfairly disadvantage any other supplier or reduce the potential for future competition

Where the supplier is aware of any circumstances giving rise to a conflict of interest or has any indication that a conflict of interest exists or may arise you should inform the Authority of this as soon as possible (whether before or after they have submitted a quotation). Tenderers should remain alert to the possibility of conflicts of interest arising at all stages of the procurement and should update the Authority if any new circumstances or information arises, or there are any changes to information already provided to the Authority. Failure to do so, and/or to properly manage any conflicts of interest may result in a quotation being rejected.

Provided that it has been carried out in an open, fair and transparent manner, routine pre-market engagement carried out by the Authority should not represent a conflict of interest for the supplier.

Section 2: The Invitation

Specification of Requirements

Background to Natural England

The Authority is Natural England. The Authority’s priorities are to secure a healthy natural environment; a sustainable, low-carbon economy; a thriving farming sector and a sustainable, healthy and secure food supply. Further information about the Authority can be found at: <http://www.naturalengland.org.uk/>

Background to the specific work area relevant to this purchase

LIFE in the Ravines (Ref: LIFE19/NAT/UK/000147)

The five-year LIFE in the Ravines project is an exciting partnership undertaking, centred within the ravine woodlands of the Peak District Dales Special Area of Conservation (SAC). This pioneering project has received funding from the European Union’s LIFE Programme, to restore these ravine woodlands and mitigate the effects of ash dieback (ADB). Led by Natural England, the UK Government’s adviser for the natural environment in England, the project partnership comprises of Chatsworth Estate, Derbyshire Wildlife Trust, Staffordshire Wildlife Trust, the National Trust and the Peak District National Park Authority.

Requirement

To achieve the objective of re-establishing a healthy high forest canopy, the project requires the assistance of suitably skilled operatives to undertake the maintenance and aftercare of previously planted tree saplings in Tilio-acerion ravine woodlands. The work will be carried out on the National Trust White Peak Estate, specifically the woodlands at Dovedale, Ilam, Ladyside, Soles Coppice and Taddington. The trees to be maintained have been planted in 0.25 ha hexagonal coupes and stocked at a density of 1280 stems per hectare (320 per coupe). Most tree species are protected with 1.5m shelters, supported by 1.6m stakes. Shrub species are protected with 0.6m shelters supported by 0.7m stakes.

**We invite you to provide a quote for undertaking tree maintenance and aftercare in 32 coupes, using this 8-step methodology:**

1. Replace any tree stakes that are rotten or broken.

2. Ensure all stakes (whether in situ or replacements) are installed to the specified standard. [(Appendix 1)](#Appendix_1)

3. Replace any broken tree shelters and zip ties.

4. Weed and remove any competing vegetation growing within shelters and the surrounding 0.5m radius of the shelters, including removal of bramble roots.

5. Ensure trees are growing upright within shelters and not branching out from ventilation holes.

6. Replace any dead trees, predominantly with Tilia cordata. Replacement trees will be provided by Natural England.

7. Plant any required replacement trees to accepted NE specification. [(Appendix 1)](#Appendix_1)

8. Record the trees, shrubs, stakes and shelters replaced, as well as days of work completed. [(Appendix 2)](#Appendix_2)

The successful contractor will need to supply their own tools.  The authority will supply all replacement trees, tree stakes, tree shelters, site maps and Point of Work Risk Assessments (POWRA).

Sustainability

Natural England protects and improves the environment and is committed to reducing the sustainability impacts of its activities directly and through its supply chains. We expect the Contractor to share this commitment and adopt a sound, proactive sustainable approach in keeping with the 25yr environmental plan/our commitments compliant with all applicable legislation. This includes understanding and reducing direct and indirect sustainability impacts and realising opportunities, including but not restricted to; resilience to climate change, reducing greenhouse gas emissions, water use and quality, biosecurity, resource efficiency and waste, reducing the risk of pollution, biodiversity, modern slavery and equality, diversity & inclusion, negative community impacts.

As a delivery partner, the successful contractor is expected to pursue sustainability in their operations, thereby ensuring the Contracting Authority is not contracting with a supplier whose operational outputs run contrary to the Contracting Authority’s objectives. The successful contractor will need to approach the project with a focus on the entire life cycle of the project.

All operations are to be compliant with the following LIFE in the Ravines biosecurity requirements:

1. Wear footwear and outerwear that can be easily kept clean
2. Clean footwear and outerwear regularly; ensure they are visually free from soil and organic debris
3. Clean vehicles regularly; do not let mud and organic debris accumulate on tyres, wheels or under wheel arches
4. Restrict the equipment taken onto a site – take only what you need for a task
5. Ensure all tools and equipment are clean, serviceable and free from organic debris
6. Do not bring foreign plant material onto site in a vehicle load or on an unclean vehicle
   1. Use of an appropriate cleaning agent is recommended i.e CleanKill

Outputs and Contract Management

|  |  |  |  |
| --- | --- | --- | --- |
| Reference | Deliverable | Responsible Party | Date of completion |
| D1 | Intended contract start date | Supplier | 12/05/2025 |
| D2 | Contract inception meeting | Supplier/Contract Supervisor | TBC |
| D3 | Intended contract completion date | Supplier | 12/09/2025 |

**A site visit with a representative from the project before quoting is essential for those that don’t have experience of the site conditions.**

Prior to works commencing, a contract inception meeting will be held between the successful Supplier and a representative of the LIFE in the Ravines project – the Contract Supervisor – to agree all safety measures. For each coupe a record of information exchange must be completed [(Appendix 4)](#Appendix_4). Each member of staff will need to complete and sign a site induction [(Appendix 5)](#Appendix_5) for each coupe they work in. The Authority will provide location and a point of work risk assessment for each coupe.

Further contact between the Supplier and the Contract Supervisor to monitor work progress will be ongoing for the duration of the works. Work will be checked by project staff to ensure it is carried out to standard, and it is expected that the Supplier will carry out any remedial work if it is required.

Payment

The Authority will raise purchase orders to cover the cost of the services and will issue to the awarded supplier following contract award.

The Authority’s preference is for all invoices to be sent electronically, quoting a valid Purchase Order number. The Authority will pay the full value of the purchase order once all work has been completed.

It is anticipated that this contract will be awarded for a period of 18 weeks to end no later than 12/09/2025. Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in writing in advance of any work commencing and may be subject to further competition.

Evaluation Methodology

We will award this contract in line with the most economically advantageous tender (MEAT) as set out in the following award criteria:

Technical – 60%

Commercial – 40%

Evaluation criteria

Evaluation weightings are 60% technical and 40% commercial, the winning tenderer will be the highest scoring combined score.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Award Criteria | Weighting (%) | Evaluation Topic & Weighting | Sub-Criteria | Weighted Question |
| Technical | 60% | To undertake maintenance and aftercare of planted saplings for the LIFE in the Ravines Project | Experience of work | Q1 (55% of technical score available) |
| Health & Safety | Q2 (40% of technical score available) |
| Sustainability | Q3 (5% of technical score available) |
| Use of A.I. Technology | Q4 (0% of technical score available) |
| Commercial | 40% | Whole life cost of the proposed Contract | - | Q5  Please complete the commercial response form found in [Annex 3](#Annex_3) (100% of commercial score available) |

Technical (60%)

Technical evaluations will be based on responses to specific questions covering key criteria which are outlined below. Scores for questions will be based on the following:

|  |  |  |
| --- | --- | --- |
| Description | Score | Definition |
| Very good | 100 | Addresses all the Authority’s requirements with all the relevant supporting information set out in the RFQ. There are no weaknesses and therefore the tender response gives the Authority complete confidence that all the requirements will be met to a high standard. |
| Good | 70 | Addresses all the Authority’s requirements with all the relevant supporting information set out in the RFQ. The response contains minor weaknesses and therefore the tender response gives the Authority confidence that all the requirements will be met to a good standard. |
| Moderate | 50 | Addresses most of the requirements with most of the relevant supporting information set out in the RFQ. The response contains moderate weaknesses and therefore the tender response gives the Authority confidence that most of the requirements will be met to a suitable standard. |
| Weak | 20 | Substantially addresses the requirements but not all and provides supporting information that is of limited or no relevance or a methodology containing significant weaknesses and therefore raises concerns for the Authority that the requirements may not all be met. |
| Unacceptable | 0 | No response or provides a response that gives the Authority no confidence that the requirement will be met. |

Technical evaluation is assessed using the evaluation topics and sub-criteria stated in the Evaluation Criteria section above.

Separate submissions for each technical question should be provided and will be evaluated in isolation. Tenderers should provide answers that meet the criteria of each technical question.

**Technical Questions**

|  |  |
| --- | --- |
| Staff experience | Detailed Evaluation Criteria |
| Q1 | Please provide a brief summary of relevant experience of staff |

|  |  |
| --- | --- |
| Health and Safety | Detailed Evaluation Criteria |
| Q2 | Please detail how you will manage any standard Health and Safety risks associated with the works (RAMS) |

|  |  |
| --- | --- |
| Sustainability | Detailed Evaluation Criteria |
| Q3 | Briefly describe what your company is doing to incorporate sustainability within its operations |

|  |  |
| --- | --- |
| Use of A.I Technology | Detailed Evaluation Criteria |
| Q4 | Do you use Artificial Intelligence (AI) or machine learning tools, including large language models within your quote submission of service delivery process? |

Commercial (**40**%)

The Contract is to be awarded as a fixed price which will be paid according to the completion of the deliverables stated in the Specification of Requirements.

Suppliers are required to submit a total cost to provide the deliverables stated in the Specification of Requirements. In addition to this the Commercial Response template must be completed to provide a breakdown of the whole life costs against objective/key personnel used in the delivery of this requirement. [(Annex 3)](#Annex_3)

Calculation Method

The method for calculating the weighted scores is as follows:

* Commercial

Score = (Lowest Quotation Price / Supplier’s Quotation Price ) x 40% (Maximum available marks)

* Technical

Score = (Bidder’s Total Technical Score / Highest Technical Score) x 60% (Maximum available marks)

The total score (weighted) (TWS) is then calculated by adding the total weighted commercial score (WC) to the total weighted technical score (WT): WC + WT = TWS.

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

1. Completed Mandatory Requirements [(Annex 1)](#Annex_1)
2. Completed Acceptance of Terms and Conditions [(Annex 2)](#Annex_2)
3. Completed Commercial Response Template [(Annex 3)](#Annex_3)
4. Separate response submission for each technical question (in accordance with the response instructions) ([Technical\_Questions](#Technical_Questions))
5. Evidence of a valid Safety Schemes In Procurement (SSIP) certificate in the correct trade and scope. All other contractors should be able to demonstrate a H&S system to the equivalent of SSIP certification. If an SSIP is not held by the contractor then the contractor must complete a Natural England Contractor Competence Questionnaire (PAS91) which is then assessed by the representative of Natural England who is engaging the contractor. [(Appendix 3)](#Appendix_3)
6. Provide evidence of current and adequate public liability insurance to cover the scope of the operations
7. Provide risk assessments for the work to be undertaken. These risk assessments must consider the remote nature of the work sites, and the risks associated with working in ash dieback affected woodland.
8. Provide evidence of outdoor first aid qualification for each person expected to work on site. This qualification must have been obtained or refreshed no earlier than September 2022.

Award

Once the evaluation of the Response(s) is complete all suppliers will be notified of the outcome via email.

The successful supplier will be issued the contract via a Purchase Order.

Annex 1 Mandatory Requirements

Part 1 Potential Supplier Information

Please answer the following self-declaration questions in full and include this Annex in your quotation response.

Part 1.1 Potential Supplier Information:

|  |  |  |
| --- | --- | --- |
| Question no. | Question | Response |
| 1.1(a) | Full name of the potential supplier submitting the information |  |
| 1.1(b) | Registered office address (if applicable) |  |
| 1.1(c) | Company registration number (if applicable) |  |
| 1.1(d) | Charity registration number (if applicable) |  |
| 1.1(e) | Head office DUNS number (if applicable) |  |
| 1.1(f) | Registered VAT number |  |
| 1.1(g) | Are you a Small, Medium or Micro Enterprise (SME)? | (Yes / No) |

Note: See EU definition of SME <https://ec.europa.eu/growth/smes/business-friendly-environment/sme-definition_en>

Part 1.2 Contact details and declaration

By submitting a quotation to this RFQ I declare that to the best of my knowledge the answers submitted and information contained in this document are correct and accurate.

I declare that, upon request and without delay you will provide the certificates or documentary evidence referred to in this document.

I understand that the information will be used in the selection process to assess my organisation’s suitability to be invited to participate further in this procurement.

I understand that the authority may reject this submission in its entirety if there is a failure to answer all the relevant questions fully, or if false/misleading information or content is provided in any section.

I am aware of the consequences of serious misrepresentation.

|  |  |  |
| --- | --- | --- |
| Question no. | Question | Response |
| 1.2(a) | Contact name |  |
| 1.2(b) | Name of organisation |  |
| 1.2(c) | Role in organisation |  |
| 1.2(d) | Phone number |  |
| 1.2(e) | E-mail address |  |
| 1.2(f) | Postal address |  |
| 1.2(g) | Signature (electronic is acceptable) |  |
| 1.2(h) | Date |  |

Part 2 Exclusion Grounds

Part 2.1 Grounds for mandatory exclusion

|  |  |  |
| --- | --- | --- |
| Question no. | Question | Response |
| 2.1(a) | Please indicate if, within the past five years you, your organisation or any other person who has powers of representation, decision or control in the organisation been convicted anywhere in the world of any of the offences within the summary below. | |
|  | Participation in a criminal organisation. | (Yes / No)  If yes please provide details at 2.1 (b) |
|  | Corruption. | ((Yes / No)  If yes please provide details at 2.1 (b) |
|  | Fraud. | (Yes / No)  If yes please provide details at 2.1 (b) |
|  | Terrorist offences or offences linked to terrorist activities | (Yes / No)  If yes please provide details at 2.1 (b) |
|  | Money laundering or terrorist financing | (Yes / No)  If yes please provide details at 2.1 (b) |
|  | Child labour and other forms of trafficking in human beings | (Yes / No)  If yes please provide details at 2.1 (b) |
| 2.1(b) | If you have answered yes to question 2.1(a), please provide further details.  Date of conviction, specify which of the grounds listed the conviction was for, and the reasons for conviction.  Identity of who has been convicted  If the relevant documentation is available electronically please provide the web address, issuing authority, precise reference of the documents. |  |
| 2.1 (c) | If you have answered Yes to any of the points above have measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (i.e. Self-Cleaning) | (Yes / No) |
| 2.1(d) | Has it been established, for your organisation by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which the organisation is established (if outside the UK), that the organisation is in breach of obligations related to the payment of tax or social security contributions? | (Yes / No) |
| 2.1(e) | If you have answered yes to question 2.3(a), please provide further details. Please also confirm you have paid or have entered into a binding arrangement with a view to paying, the outstanding sum including where applicable any accrued interest and/or fines. |  |

Part 2.2 Grounds for discretionary exclusion

|  |  |  |
| --- | --- | --- |
| Question no. | Question | Response |
| 2.2(a) | The detailed grounds for discretionary exclusion of an organisation are set out on this [webpage](https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/551130/List_of_Mandatory_and_Discretionary_Exclusions.pdf), which should be referred to before completing these questions.  Please indicate if, within the past three years, anywhere in the world any of the following situations have applied to you, your organisation or any other person who has powers of representation, decision or control in the organisation | |
| 2.2(b) | Breach of environmental obligations? | (Yes / No)  If yes please provide details at 2.2 (f) |
| 2.2(c) | Breach of social obligations? | (Yes / No)  If yes please provide details at 2.2 (f) |
| 2.2(d) | Breach of labour law obligations? | (Yes / No)  If yes please provide details at 2.2 (f) |
| 2.2(e) | Shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions? | (Yes / No)  If yes please provide details at 2.2 (f) |
| 2.2 (f) | If you have answered Yes to any of the above, explain what measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (Self Cleaning) |  |

Annex 2 Acceptance of Terms and Conditions

I/We accept in full the terms and conditions appended to this Request for Quote document.

Company \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Print Name \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Position \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Annex 3 Commercial Response Template

Please complete Table 1, below, to show a breakdown of your cost per product or unit of time (i.e. ‘rates’) and the number of products or days / hours for each task, and total cost for each task required to deliver this requirement. You may insert additional task lines if required.

Please state the total overall cost for this requirement. **Prices should exclude VAT.**

Table 1: Commercial Response (to be completed by Supplier)

|  |  |  |  |
| --- | --- | --- | --- |
| Descriptions of Tasks and / or Products | Cost per product  / or Cost per Hour / Day (i.e. rate) | No of products / Hours / Days | Total Cost per Task |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
|  |  |  | £ |
| Total Costs | | | £ |
| Expenses or other costs (please detail type, e.g. travel, consumables | | | £ |
| Discounts applied (please detail) | | | £ |
| Total Overall Cost | | | £ |

Appendix 1

A diagram of a tree tube

Description automatically generated

Appendix 2

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Coupe Number | Number of trees replaced | Number of shrubs replaced | Number of tree stakes replaced | Number of tree shelters replaced | No of trees damaged by browsing | No of person days taken for aftercare |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

A form with text and a blue background

Description automatically generated with medium confidence Appendix 3 

A document with text and images

Description automatically generated with medium confidence

A screenshot of a form

Description automatically generated

Appendix 4

A document with text on it

Description automatically generated

Appendix 5

A form with a questionnaire

Description automatically generated