Our Ref:	NLS170602

Your Ref:

Date:	19/06/2017

Dear Sirs,

Contract Ref:	NLS170602

Contract Title:	Replacement Glazing NLS Starcross Laboratory

You are invited to quote for the above in accordance with the enclosed documents.

Instructions on what information we require you to provide is in Section 4 of the following Request for Quotation document.

Your response should be returned to the following email address by 16:00 on July 21st 2017

andy.fegan@environment-agency.gov.uk

Please confirm, by email, receipt of these documents and whether you intend to submit a quote.

All potential suppliers will be expected to undertake a pre quotation visit to the site to ensure a full understanding of the requirement. Site visits can be arranged by contacting Mr Toby Crimmins (tel: 02030250097 email - toby.crimmins@environment-agency.gov.uk)

If you have any queries, please do not hesitate to contact me.

Yours sincerely

Andy Fegan

NLS Contract Manager

E-mail:	andy.fegan@environment-agency.gov.uk

Telephone:0203 0250009

The Environment Agency

NLS Starcross Laboratory, Staplake Mount, Starcross, Exeter, Devon ,EX6 8FD

Ref:	NLS 170602

Title:	Glazing Replacement NLS Starcross Laboratory

Section 1

Who is the Environment Agency?

We are an Executive Non-departmental Public Body responsible to the Secretary of State for Environment, Food and Rural Affairs. Our principal aims are to protect and improve the environment, and to promote sustainable development.

Further information on our responsibilities, Corporate Plan and how we are structured can be found on our Website.

https://www.gov.uk/government/organisations/environment-agency/about

What do we spend our money on?

We are a major procurer of goods and services within the UK, spending circa £600M per annum, our major spend areas are:

- Flood and Coastal Risk Management (design, construction and maintenance)

- ICT and Telecommunications

- Vehicles and Plant

- Environmental Consultancy and Monitoring

- Temporary Staff and Contractors

- Facilities Management, Energy and Utilities

- Flood Management and Water Related Services

What do we need from our suppliers?

Suppliers are vital in supporting the delivery of our corporate plan.  We aim to support the economy and society whilst delivering more environmental outcomes for every pound we spend. In many areas we are leading the way on environmental and technical developments. It is our role to ensure that suppliers clearly understand our corporate aims and objectives and know that we are committed to delivering the best value most sustainable solutions, taking into account the whole life cost of our procurement decisions.  We promote diversity and equality and treat all of our suppliers fairly.

Our procurement strategy may be of interest to you as a potential supplier. It sets out our priorities and key commitments in a range of areas such as delivering our corporate plan, Government policy, supplier management and sustainable procurement:

https://www.gov.uk/government/organisations/environment-agency/about/procurement#procurement-strategy

Government changes and collaboration

Since 1 April 2013, the Environment Agency is no longer responsible for delivering the environmental priorities of Wales. This is now the remit of Natural Resources Wales (NRW).Further information can be found here:

http://naturalresources.wales/splash?orig=/

By bidding for this requirement, you may also be approached by other members of the Defra network, NRW or other government departments that are specifically named in the tender document.

Further information

For further information and to see our commitments to Diversity and Equality, please visit our website.

https://www.gov.uk/government/organisations/environment-agency/about/procurement

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Also, are you up to date on environmental legislation? See links below for further information.

Waste and Environmental Impact - https://www.gov.uk/browse/business/waste-environment

Environmental Regulations - https://www.gov.uk/browse/business/waste-environment/environmental-regulations’

Section 2

The Customer

Summary

The analytical chemistry and microbiology needs of the Environment Agency are met by the National Laboratory Service (NLS)

The NLS comprises 3 analytical laboratory sites situated in Exeter, Nottingham and Leeds, and employs in excess of 200 scientists, analytical specialists and support staff.

The NLS obtains additional external funding by competitively winning & undertaking analysis for non-Agency clients. This stance is reflected in all the NLS business dealings as a desire to achieve best value for money in the commercial marketplace as well as within the public sector.

The Environment Agency site at Starcross houses a large modern well equipped analytical laboratory specialising in the chemical analysis of environmental samples. The laboratory is a two storey building within both laboratory and office wings.

The laboratory wings of the site have existing single glazing which will be replaced as funding becomes available.

## Contract Length

It is anticipated that this contract will be awarded to one supplier for the period necessary to complete the glazing installation and any ongoing warranties.

The Environment Agency Conditions of Contract for Goods shall apply to this contract.

This contract shall be managed on behalf of the Agency by Mr Toby Crimmins (Tel: 02030250097  Email: toby.crimmins@environment-agency.gov.uk ).

## Contact Details and Timeline

Andy Fegan will be your contact for any questions linked to the content of the quote pack or the process. Please submit any questions by email and note that both the question and the response will be circulated to all tenderers.

andy.fegan@environment-agency.gov.uk

Key elements of the process have been reviewed. Anticipated dates for planned activities are below:

| Activity | Due Date |
| --- | --- |
| Supplier responses for Request for Quote | 16:00 21st July 2017 |
| Evaluation of Request for Quote submissions | 28th July 2017 |
| Award of contract | 4th August 2017 |
| Installation Completed | 6th October 2017 |

It should be noted that these timescales and activities may be subject to change.

Section 3

## Evaluation Criteria

We will award this contract in line with the most economically advantageous tender (MEAT) as set out in the following award criteria:

- Price – 70%

- Quality – 30%

The following quality criteria are weighted in accordance with the importance and relevance attached to each one.

- Previous experience carrying out similar contracts and activities  50%

- Capability to carry out all the required works 30%

- Health and Safety 20%

The criteria listed above will be assessed on a 0 to 10 basis and will reflect the following judgements:

| Rating of Response The tenderer provides a response which in the opinion of the evaluators is: | Score |
| --- | --- |
| Excellent: Addresses all of the requirements and provides a response with relevant supporting information which does not contain any weaknesses, giving the Agency complete confidence that the requirements will be met. | 10 |
| Very Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains very minor weaknesses, giving the Agency high confidence that the requirements will be met. | 8 |
| Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains minor weaknesses, giving the Agency reasonable confidence that the requirements will be met. | 6 |
| Satisfactory: Substantially addresses the requirements and provides a response with relevant supporting information which may contain moderate weaknesses, but gives the Agency some confidence that the requirements will be met. | 4 |
| Weak: Partially addresses the requirements, or provides supporting information that is of limited relevance or contains significant weaknesses, and therefore gives the Agency low confidence that the requirements will be met. | 2 |
| Nil: No response or provides a response that gives the Agency no confidence that the requirements will be met. | 0 |

Section 4

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

- Completed Pricing Schedule (Appendix A);

- Confirmation that terms and conditions are accepted (Appendix B. Please note that the terms cannot be amended later).

Please provide the following information as part of your quotation response

- Examples of similar contracts you have performed over the past 3 years

- Contact details of 2 clients for whom you have completed similar works. References will be sought form these clients.

- Confirmation that you can complete all the required activities described in the specification (section 5)

- Examples of Health and Safety Method Statements and Risk Assessments you have prepared for similar contracts. Please state your ability to comply with CDM 2015 regulations.

Section 5

Specification

# Background to the Requirement

The Environment Agency site at Starcross (NLS Starcross Laboratory, Staplake Mount, Starcross, Exeter, EX6 8FD) houses a large modern well equipped analytical laboratory specialising in the chemical analysis of environmental samples. The laboratory is a two storey building within both laboratory and office wings.

The laboratory wings of the site have existing single glazing which will be replaced as funding becomes available.

This contracts relates to the replacement of 30 double windows and 10 single windows as described below.

# Specific Objectives/Deliverables

Scope of Works

The scope of this contract requires the replacement of 30 existing, single glazed ‘double size’   windows and10 single glazed ‘single sized’ windows with aluminium framed, double glazed replacement units.  A small number of additional windows of either size may be ordered on award of the contract.

The successful contractor must provide all scaffolding and lifting equipment required to remove the existing windows and install their replacements. Replacement windows will be on grounds and first floor level:

30 x Double size windows (15 ground floor and 15 first floor)

10 x Single size windows (5 ground floor and 5 first floor)

The supplier will be expected to provide structural drawings of the frames and windows along with details of the materials used for approval prior to their fabrication.

Any waste materials created from the removal of the existing windows and installation of the new windows must be disposed of by the contractor with regard to all relevant waste legislation. Details of the waste disposal route must be provided to the contract manager prior to disposal.

Access for removal and replacement of window units must be made from the outside of the building as access internally will be limited. All works must be accomplished with minimal internal access.

Specification

The existing double sized windows measure approximately 2360mm x 1540mm and should be replaced with a similar sized, aluminium framed units. The replacement units must be fabricated to include upper and lower panes. The upper pane must comprise approximately 30% of the window height with the remainder being used for the lower pane. The lower pane should be fixed and the upper pane be capable of opening using a mechanism that can be operated from floor level and include a lock.

The existing single sized windows measure approximately1180mm x 1540mm and should be fabricated with an upper and low panes of the same size and specification as the double sized window.

The colour of the new frames must be consistent with the existing frame colour and the contractor must provide a colour sample for approval by the contract manager prior to fabrication.

The glass used for fabricating the windows must be of a sufficient standard to enable effective heat retention within the building and capable of limiting the radiant heat without compromising the levels of sunlight; A+ rated or better.

Some units may require small additional variation to accommodate local venting or similar activities. These will be identified to all suppliers as part of the pre-quotation site visit.

### Health and Safety

The successful suppler must provide a full and comprehensive method statement and risk assessment for all aspects of the works, including any works carried out by any sub-contractor used by the supplier. These must be provided prior to the works commencement.

Compliance with CDM 2015 regulations and the responsibilities of Principal Contractor must be included in your proposal.

The successful supplier will be accredited to BS EN ISO 9001 2008 No A 12161 & BS EN 1090-1+A1

### Timescales/Deadlines

To minimise disruption the supplier will be expected to carry out removal and replacement of the windows during weekdays (Monday - Friday) although it is acceptable for certain windows to be replaced at weekends where required.

All the above works should be completed and invoiced within 9 weeks of receiving the contract award. A programme of works must be agreed prior to commencement to ensure disruption to the laboratory operations can be managed and kept to a minimum.

Section 6

Contract Management

This contract shall be managed on behalf of the Agency by Toby Crimmins (Tel: 02030250097  Email: toby.crimmins@environment-agency.gov.uk)

Section 7

Sustainability Considerations

We are committed to continually improving our sustainability performance. The Environment Agency has set itself tough objectives as a clear commitment and contribution to sustainable development throughout England. The Agency recognises that this can only be achieved through commitment from all sectors of society and it is intent on raising awareness amongst industry and commerce.

Contractors must adopt a sound proactive environmental approach, designed to minimise harm to the environment.

Environmental criteria should be considered as part of your tender submission with credit given for innovation. Factors to be considered could include areas such as:

    - Paper use: All documents and reports prepared by consultants and contractors are produced wherever possible on recycled paper containing at least 100% post-consumer waste and printed double sided.

    - Travel: use of public transport, reduce face to face meetings by using email and videoconferencing. Meetings to be held in locations to minimise travel and close to public transport links.

    - Packaging: should be kept to a minimum. Re-use and disposal issues must be considered.

    - Efficient Energy and Water Use.

    - Disposal of Waste: Whilst on site the contractor is responsible for the disposal of their own waste and can only use client facilities with express permission from the onsite facilities officer.

    - Whilst on site, contractors should comply with the local environmental policy statement which will be made available to you in advance or on arrival.

Diversity and Equal Opportunities

We are committed to promoting equality and diversity in all we do and valuing the diversity of our workforce, customers and communities.  As a public body, we publish regular information about what our equality objectives are and how we’re meeting them.

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Health and Safety

Contractors will be responsible for making sure all required health and safety aspects including risk assessments are undertaken and required management measures are in place to protect worker exposure. This includes management of all partners, consortium members and subcontractors.

IEM2020:

## Sustainability Objectives

As the Environment Agency, our overarching aim is to protect and improve the environment for people and wildlife. Over the last 10 years we have achieved significant reductions in our environmental impacts that occur through our everyday operations. This included a 40% reduction in our carbon emissions and a 37% reduction in the number of miles we travel. This year we have launched our new Internal Environmental Management strategy to take us through to 2020, building on these successes and widening our ambition.

Supply chain

Our 2020 approach will have a very strong emphasis on the indirect impacts of our supply chain.

Our supply chain accounts for over 70% of our total environmental impacts.

Working with our supply chain we want to be world class in the area of environmental management. The environmental impacts of our work and that delivered by and through our supply chain must be reduced; environmental risks must be effectively managed and opportunities for enhancements investigated.

As an organisation, our environmental management system (EMS) is accredited to ISO14001 and EMAS standards. Our procurement activities form part of this system; driving environmental performance improvements across the value chain.

## Section 8

### Additional Information

### Copyright and confidentiality

Unless otherwise indicated, the copyright in all of the documentation belongs to the Environment Agency, and the documentation is to be returned to us with your tender. The contents of the documentation must be held in confidence by you and not disclosed to any third party other than is strictly necessary for the purposes of submitting your quote. You must also ensure that a similar obligation of confidentiality is placed upon any third party to whom you may need to disclose any of the documentation for the purposes of the tender.

### Accuracy of documentation

You should check all documentation; should any part be found to be missing or unclear you should immediately contact us at the address given in the covering letter. No liability will be accepted by the Environment Agency for any omission or errors in the documentation which could have been identified by you.

### Amendments to documentation

Prior to the date for return of tenders, we may clarify, amend or add to the documentation. A copy of each instruction will be issued to every Tenderer and shall form part of the documentation. No amendment shall be made to the documentation unless it is the subject of an instruction. The Tenderer shall promptly acknowledge receipt of such instructions.

### Alternative Offers

Alternative offers may be considered if they constitute a fully priced alternative and are submitted in addition to a quotation complying with the requirements of the Invitation to Quote Documents. If, for any reason you wish to submit an alternative offer without a fully compliant tender please contact us in accordance with the details in the covering letter.

## Continuity of personnel

The Contractor shall employ sufficient staff to ensure that the Services are provided at all times and in all respects to the Project Standard. It shall be the duty of the Contractor to ensure that a sufficient reserve of staff is available to ensure project delivery in the event of staff holidays, sickness or voluntary absence

The Environment Agency will be notified immediately of any changes to personnel associated with the project. The Contractor will ensure that every effort is made to replace outgoing staff with personnel of equal calibre and expertise. All new members of staff undertaking work for the Project will need to be agreed by the Environment Agency prior to commencement.

At all times, the Contractor shall only employ in the execution and superintendence of the Contract persons who are suitable and appropriately skilled and experienced.

## Intellectual property rights

All results, including material and tools produced, developed or paid for under this contract shall be the property of the Environment Agency.

## References

The Environment Agency may request recent and relevant references prior to the award of the project.

Contract award

This Request for Quote is issued in good faith but we reserve the right not to award any or all of this work.

### DATA PROTECTION ACT ADDENDUM TO SPECIFICATION

## Protection of personal data

In order to comply with the Data Protection Act 1998 the Contractor must agree to the following:

- You must only process the personal data in strict accordance with instructions from the Environment Agency.

- You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

- You must take reasonable steps to ensure the reliability of employees who have access to personal data.

- Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

- Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

- You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

- On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

# APPENDIX A - PRICING SCHEDULE

ALL COSTS QUOTED MUST BE EXCLUSIVE OF VAT

All costs must be quoted on this schedule. Any costs not detailed will not be paid.

- Prices to be inclusive of supply, installation, commissioning, on-site training & manuals etc. The dates for delivery, installation and commission by the supplier are to be agreed at time of order.

- The warranty period should include a fully comprehensive cover for a 12 month period following the installation.

- All optional extras should be priced separately.

- Tenderers are requested to provide details of any costs payable by The Environment Agency. The Environment Agency will not be responsible for any expenditure not identified at the tender stage.

Please detail your task costs in the table below.

| Cost Proposal (to be completed by Supplier) |  |  |
| --- | --- | --- |
|  | Cost Area | Cost |
| 1 | Cost for works as detailed in Section 5 (Specification) | £ |
| 2 | Cost per additional ‘Double sized’ window (to meet Section 5 Specification) | £ |
| 3 | Cost per additional ‘Single sized’ window (to meet Section 5 Specification) | £ |

APPENDIX B – ACCEPTANCE OF TERMS AND CONDITIONS

I/We accept in full the terms and conditions named in Section 2 and appended to this Request for Quote document.

Company 	____________________________________________________

Name

Signature	____________________________________________________

Print Name	____________________________________________________

Position	____________________________________________________

Date		____________________________________________________

Ref:	NLS170602

Title: Replacement Glazing -  NLS Starcross Laboratory

Conditions of Contract – Goods

Index

1.           Definitions……………………………………………………………………….2

2.	Precedence	3

3.	Contract Supervisor	3

4.	Goods	3

5.	Assignment	3

6.	Contract Period	4

- Materials………………………………………………………………………..4

- Security…………………………………………………………………………4

9.	Variations	4

10.	Extensions of Time	4

11.	Property and Risk	5

12	Rejection of Goods	5

13	Default	5

14.	Termination	6

15.	Determination	6

16.	Indemnity	6

17	Limitation on Contractor’s Liability	6

18	Insurance	7

19.	Inducements	7

20.	Contract Price	7

- Invoicing/Payment……………………………………………………………..7

- Intellectual Property Rights……………………………………………………7

23.	Warranty 	7

24.	Guarantees	8

25.	Statutory Requirements	8

26.	Environment	8

27.	Publicity	8

28.	Law	8

29	Waiver	8

30.	Enforceability	8

31.	Dispute Resolution	8

32. 	General	9

33.	   Freedom of Information Act…………………………………………………..9

All rights reserved. No part of this document may be reproduced

or transmitted in any form or by any means, including photocopying

and recording, without the written permission of the copyright holder.

Such written permission must also be obtained before any part of

this publication is stored in a retrieval system of any nature© Environment Agency 2000

1.	DEFINITIONS

1.1	In the Contract, unless the context otherwise requires the following words and expressions shall have the following meanings assigned to them.

1.1.1	The Agency		The Environment Agency, its successors and assigns.

1.1.2	The Appendix		The Appendix to these Conditions.

1.1.3	The Contract

These Conditions including the Appendix, any Special Conditions, the Specification, Pricing Schedule, Contractor’s tender, acceptance letter and any relevant documents agreeing modifications exchanged before the Contract is awarded, and any subsequent amendments or variations  agreed in writing.

1.1.4	The Contractor

The person, firm  company or body  who undertakes to supply the Goods to the  Agency.

1.1.5	Contract			The time period stated in the Appendix or otherwise

Period			provided in the Contract, for the delivery of the Goods.

1.1.6	Contract Price

The price exclusive of VAT set out in the Contract for which the Contractor has agreed to supply the Goods.

1.1.7	Contract Supervisor

Any duly authorised representative of the Agency notified in writing to the Contractor for all purposes connected with the Contract. Any Notice or other written communication given by or made to the Contract Supervisor, shall be taken as given by or made to the Agency.

1.1.8	Goods

All Goods detailed in the Specification including any additions or substitutions as may be requested by the Contract Supervisor Where the Contract is for the provision of Goods and Services, the words “the Goods” shall mean, where the context allows, to include the Services the Contractor has agreed to provide.

1.1.9	Intellectual Property Rights

All Intellectual Property Rights including without limitation, patents, patent applications, design rights, registered designs, utility models, trade and service marks and applications for same, copyright know- how, rights in semi-conductor chip topography, and in each case whether protectable at law or not, and if protectable, whether an application has been made for such protection or not, and all similar industrial, commercial, monopoly or other intellectual property rights whether present or future, vested or contingent wherever protected.

1.1.10	Notice

Any written instruction or notice given to the Contractor by the Contract Supervisor, delivered by:

- fax, or hand delivery to the Contractor’s registered office or other address notified for the purposes of the Contract and deemed to have been  served  at the date  and time of delivery.

- first class post to the Contractor’s registered office. Such Notices are deemed to have been served 48 hours after posting.

1.1.11	Permission		Express permission given in writing before the act being permitted.

1.2	Except as set out above, the Contract shall be interpreted in accordance with the Interpretation Act 1988.

1.3	All headings in these Conditions are for ease of reference only, and shall not affect the construction of the Contract.

1.4	Any reference in these Conditions to a statutory provision will include all subsequent 	modifications.

1.5	All undefined words and expressions are to be given their normal English meaning within the context of this Contract. Any dispute as to the interpretation of such undefined words and expressions shall be settled by reference to the definition in the Shorter Oxford English Dictionary.

2.	PRECEDENCE

2.1	To the extent that the following documents form the Contract, in the case of conflict of content, they shall have the following order of precedence:

Conditions of Contract including Appendix and any Special Conditions;

Specification;

Pricing Schedule;

Drawings, maps or other diagrams.

2.2	If these Conditions are used in the production of an order under pre-exisiting arrangements, then the Conditions of Contract of the pre-existing arrangements shall prevail.

3.	CONTRACT SUPERVISOR

The Contractor shall strictly comply with any instruction given by the Contract Supervisor on or about, the Contract. All such instructions shall be in writing. The Contractor is not obliged to comply with any verbal instruction from the Contract Supervisor that is not confirmed in writing within 7 working days.

4. 	GOODS

The Contractor shall provide all staff, equipment, materials and any other requirements necessary for the performance of the Contract to the standard in the Specification, within the time period specified in the Appendix, using all reasonable skill, care and diligence, and to the satisfaction of the Contract Supervisor.

5.	ASSIGNMENT

5.1	The Contractor shall not assign, transfer or sub-contract the Contract, or any part of it, without the Permission of the Contract Supervisor.

5.2	Any assignment, transfer or sub-contract entered into, shall not relieve the Contractor of any of his obligations or duties under the Contract.

  - Nothing in this Contract confers or purports to confer on any third party any benefit or any right to enforce any term of the Contract.

6.	CONTRACT PERIOD

The Contractor shall deliver the Goods within the time stated in the Appendix, subject to any changes arising from Condition 9 (Variations), and/or Condition 10 (Extensions of time).

7.	MATERIALS

7.1	The Contractor shall be responsible for establishing his own sources of supply for any goods and materials needed in connection with the performance of the Contract.

7.2	The Contractor shall not place, or cause to be placed, any orders with suppliers or otherwise incur liabilities in the name of the Agency or any representative of the Agency.

8.	SECURITY

8.1	The Contractor shall be responsible for the security of all goods and equipment belonging to the Agency and used by the Contractor in the supply of the Goods, or belonging to the Contractor, or the Contractor’s staff, or sub-contractors whilst on Agency premises.

8.2	This Condition shall not prejudice the Agency's rights under Condition 14.

- VARIATIONS

9.1	The Contract Supervisor may vary the Contract by adding to, deleting or otherwise modifying the Goods to be supplied, by written order to the Contractor.

9.2	The value of any such variation, other than any variation arising out of Condition 9.3, shall be determined by reference to the rates contained in the Pricing Schedule. Where the Goods so ordered are not covered in the Pricing Schedule, they shall be valued at a fair and reasonable rate agreed between the Contract Supervisor and the Contractor.

9.3	Where a variation is the result of some default or breach of the Contract by the Contractor or for some other cause for which he is solely responsible, any additional cost attributable to the variation shall be borne by the Contractor.

9.4	The Contractor may also propose a variation to the Goods to be supplied but no such variation shall take effect unless agreed and confirmed in writing by the Contract Supervisor.

9.5	No variation shall have the effect of invalidating the Contract, or placing the Contract at large, if that variation is reasonably consistent with the nature, scope and value of the Contract.

10.	EXTENSIONS OF TIME

10.1	Should the performance of the Contract be directly delayed by any cause beyond the reasonable control of the Contractor, and provided that the Contractor shall first have given the Contract Supervisor written notice within five working days after becoming aware that such delay was likely to occur, then the Contract Supervisor, if satisfied that this Condition applies:

10.1.1	in the case of any delay of which the Agency is not the cause, may grant the Contractor such extension of time, as in his opinion is reasonable, having regard, without limitation, to any other delays or extensions of time that may have occurred or been granted under the Contract. The Contract Price shall not increase as a result of such an extension of time.

10.1.2	in the case of any delay of which the Agency is the cause, shall grant the Contractor a reasonable extension of time to take account of the delay.

10.2	No extension of time shall be granted where in the opinion of the Agency the Contractor has failed to use best endeavours to avoid or reduce the cause and/or effects of the delay.

10.3	Any extension of time granted under this Condition shall not affect the Agency’s rights to terminate or determine the Contract under Conditions 12 and 13.

11	PROPERTY AND RISK

The property and risk in the Goods shall pass to the Agency when the Goods have been delivered to the Agency's nominated address or addresses as stated in the appendix and unloaded

12	REJECTION OF GOODS

12.1	Without prejudice to the operation of Condition 12.5 the Goods shall be inspected on behalf of the Agency within a reasonable period of time after delivery and may be rejected if the Goods:

12.1.1	are found to be defective, inferior in quality to or differing in form or material from the requirements of the Contract, or

12.1.2	 do not comply with any term (express or implied) of the Contract.

12.2	Without prejudice to the operation of Condition 12.5, the Agency shall notify the Contractor of the discovery of any defect within fourteen days and shall give the Contractor all reasonable opportunities to investigate such defect.

12.3	The whole of any consignment may be rejected if a reasonable random sample of the Goods taken from the consignment is found not to conform in every respect with the requirements of the Contract.

12.4	Goods so rejected after delivery shall be removed by the Contractor within 14 days of receipt of the Agency's notification of rejection. If the Contractor fails to remove the rejected Goods within this time period, the Agency may return the rejected Goods at the Contractors risk and expense.

12.5	The Agency's right of rejection shall continue irrespective of whether the Agency has accepted the Goods. In particular, taking delivery, inspection, use or payment for the Goods, or part of them shall not constitute acceptance, waiver or approval and shall be without prejudice to any right or remedy the Agency may have against the Contractor.

13.	DEFAULT

13.1	The Contractor shall be in default if he:

13.1.1	fails to perform the Contract with due skill, care diligence and timeliness;

13.1.2	refuses or neglects to comply with any reasonable written instruction given by the Contract Supervisor;

13.1.3	is in breach of the Contract.

13.2	Where in the opinion of the Contract Supervisor, the Contractor is in default, the Contract Supervisor may serve a Notice giving at least seven days in which to remedy the default.

13.3	If the Contractor fails to comply with such a Notice the Contract Supervisor may, without prejudice to any other rights or remedies under the Contract, purchase other goods of the same or equivalent description. Any extra costs arising from this action, will be paid by the Contractor or deducted from any monies owing to him.

14	TERMINATION

The Agency  may immediately, without prejudice to any other rights and remedies under the Contract, terminate all or any part of the Contract by Notice in writing to the Contractor, Receiver, Liquidator or to any other  person in whom the Contract may become vested, if the Contractor:

14.1  	fails in the opinion of the Contract Supervisor to comply with (or take reasonable steps to comply with) a Notice under Condition 13.2.

14.2	becomes bankrupt or insolvent, or has a receiving order made against him, or makes an arrangement with his creditors or (being a corporation) commences to be wound up, not being a voluntary winding up for the purpose of reconstruction or amalgamation, or has a receiver, administrator, or administrative receiver appointed by a Court.

15	DETERMINATION

15.1	Without prejudice to any other rights or remedies under the Contract, the Agency reserves the right to determine the Contract at any time by giving not less than one month’s Notice, (or such other time period as may be appropriate).

15.2	The Agency shall pay the Contractor such amounts as may be necessary to cover his reasonable costs and outstanding and unavoidable commitments necessarily and solely incurred in properly performing the Contract prior to determination.

15.3	The Agency will not pay for any costs or commitments that the Contractor is able to mitigate and shall only pay those costs that the Agency has validated to its satisfaction.  The Agency's total liability under this Condition shall not in any circumstances exceed the Contract Price that would have been payable for the Services if the Contract had not been determined.

16	INDEMNITY

16.1	Without prejudice to the Agency’s remedies for breach of Contract, the Contractor shall fully indemnify the Agency and its staff against any liability, loss, costs, expenses, claims or proceedings in respect of:

16.1.1	death or injury to any person;

16.1.2	loss or damage to any property excluding indirect and consequential loss;

16.1.3	infringement of third party Intellectual Property Rights

which might arise as a direct consequence of the actions or negligence of the Contractor, his staff or agents in the execution of the Contract.

16.2	This Condition shall not apply where the damage, injury or death is a direct result of the actions, or negligence of the Agency or it’s staff.

17	LIMIT OF CONTRACTOR’S LIABILITY

17.1	The limit of the Contractor’s liability for each and every claim by the Agency, other than for death or personal injury, whether by way of indemnity or by reason of breach of contract, or statutory duty, or by reason of any tort shall be:

17.1.1	the sum stated in the Appendix;

17.1.2	if no sum is stated, the Contract Price or five million pounds whichever is the greater.

18	INSURANCE

18.1	The Contractor shall insure and maintain insurance against liabilities under Condition 16 (Indemnity) in the manner and to the values listed in the Appendix. If no sum is stated, the value insured shall be five million pounds.

18.2	If specifically required by the Agency, nominated insurances shall be in the joint names of the Contractor and the Agency.

18.3	The Contractor shall, upon request, produce to the Contract Supervisor documentary evidence that the insurances required are fully paid up and valid for the duration of the Contract.

19	INDUCEMENTS

The Contractor shall not, directly or indirectly through intermediaries commit any offence under the Corruption Acts 1906 to 1916 in any of his dealings with the Agency.

- CONTRACT PRICE

  - The Contract Price will be paid by the Agency to the Contractor as amended by any Variations ordered under Condition 9 (Variations).

20.2	In addition to the Contract Price, the Agency will pay to the Contractor such Value Added Tax (if any) as may properly be chargeable at rates ruling at the time of invoice.

21	INVOICING AND PAYMENT

21.1	Invoices shall only be submitted for those Goods already delivered  accompanied by  such information as the Contract Supervisor may reasonably require to verify the Contractor’s entitlement to payment. Such invoices will be paid in 30 days from receipt by the Agency.

21.2	If any sum is payable under the Contract by the Contractor to the Agency, whether by deduction from the Contract or otherwise, it will be deducted from the next available invoice.

22	INTELLECTUAL PROPERTY RIGHTS

22.1	The Contractor warrants to the Agency that the Goods, shall not in any way infringe any Intellectual Property Rights belonging to any third party and shall fully indemnify the Agency against all actions, claims, costs, charges, expenses and liabilities of whatsoever nature arising from or incurred by reason of any infringement, or alleged infringement.

22.2	The Contractor shall not be liable under this Condition if such infringement arises from the use of any design, technique or method of working provided by or specified by the Agency.

22.3	If the Contractor is prevented from carrying out his obligations under the Contract due to any infringement or alleged infringement of any Intellectual Property Rights, the Agency may without prejudice to any other rights and remedies under the Contract, exercise the powers and remedies available to it under Conditions 14 and 15.

23	WARRANTY

The Contractor warrants that the Goods supplied by him are fit for the Agency’s intended purpose so far as this has been communicated to him, or which he would reasonably be expected to know.

24	GUARANTEES

The Contractor shall promptly remedy all defects in the Goods arising from faulty design, materials or workmanship and, without prejudice to the Agency’s statutory rights, either repair or replace the Goods (as the Agency shall elect) at no cost to the Agency, for a period of 12 months from putting the Goods into intended service, or 18 months from delivery, whichever is the less, or as otherwise agreed in writing.

25	STATUTORY REQUIREMENTS

The Contractor shall fully comply with all relevant statutory requirements in the performance of the Contract, including, but not limited to the giving of all necessary notices and the paying of all fees.

26	ENVIRONMENT

The Contractor shall in all his operations, including purchase of materials goods and services, adopt a sound proactive environmental approach, designed to minimise harm to the environment and be able to provide proof of so doing to the Contract Supervisor on demand.

27	PUBLICITY

The Contractor shall not advertise or publicly announce that he is supplying Goods or undertaking work for the Agency without the Permission of the Contract Supervisor.

28	LAW

This Contract shall be governed and construed in accordance with English Law, and subject to the jurisdiction of the courts of England and Wales.

29	WAIVER

29.1	No delay, neglect or forbearance by the Agency in enforcing any provision of the Contract shall be deemed to be a waiver, or in any other way prejudice the rights of the Agency under the Contract.

29.2	No waiver by the Agency shall be effective unless made in writing.

29.3	No waiver by the Agency of a breach of the Contract shall constitute a waiver of any subsequent breach.

30	ENFORCEABILITY

If any part of the Contract is found by a court of competent jurisdiction or other competent authority to be invalid or legally  unenforceable, that part will be severed from the  remainder of the Contract which will continue to be valid and enforceable to the fullest extent permitted by law.

31	DISPUTE RESOLUTION

31.1	All disputes under or in connection with this agreement shall be referred first to negotiators nominated at a suitable and appropriate working level by the Agency and the Contractor.

31.2	If the parties' negotiators are unable to resolve the dispute within a period of forty five days from its being referred to them, the dispute shall be referred at the instance of either party to the parties' respective senior managers or directors (supported as necessary by their advisers).

31.3	If the parties' respective senior managers or directors are unable to resolve the dispute within forty five days the dispute shall be referred to the Centre for Dispute Resolution who shall appoint a mediator and the parties shall then submit to the mediator's supervision of the resolution of the dispute.

31.4	Recourse to this dispute resolution procedure shall be binding on the parties as to submission to the mediation but not as to its outcome.  Accordingly all negotiations connected with the dispute shall be conducted in strict confidence and without prejudice to the rights of the parties in any future legal proceedings.  Except for any party's right to seek interlocutory relief in the courts, no party may commence other legal proceedings under the jurisdiction of the courts or any other form of arbitration until forty five days after the appointment of the mediator.

31.5	If, with the assistance of the mediator, the parties reach a settlement, such settlement shall be put in writing and, once signed by a duly authorised representative of each of the parties, shall remain binding on the parties.

31.6	The parties shall bear their own legal costs of this dispute resolution procedure, but the costs and expenses of mediation shall be borne by the parties equally.

31.7 	Any of the time limits in Condition 31 may be extended by mutual agreement. Such agreed extension shall not prejudice the right of either party to proceed to the next stage of resolution.

32	GENERAL

32.1	Neither party to the Contract will be liable to the other for any delay in performing or failing to perform its obligations (other than a payment obligation) under the Contract because of any cause outside its reasonable control. Such delay or failure will not constitute a breach of the Contract and the time for performance of the affected obligation will be extended by a reasonable period.

32.2	The Contract contains the whole agreement between the parties and supersedes all previous communications, representations and arrangements, written or oral. It is accepted that the Contract has not been entered into on the basis of any representations that are not expressly contained in the Contract.

33	Freedom of information Act

The Environment Agency is committed to open government and to meeting its responsibilities under the Freedom of Information Act 2000 and the Environmental Information Regulations 2004. Accordingly, all information submitted to us may need to be disclosed by us in response to a request under the Act or the Regulations. We may also decide to include certain information in the publication scheme which we maintain under the Act. If you consider that any of the information included in your tender, or any other information that you have submitted, is commercially sensitive, please identify it and explain (in broad terms) what harm may result from disclosure if a request is received, and the time period applicable to that sensitivity. You should be aware that, even where you have indicated that information is commercially sensitive, we may be required to disclose it under the Act if a request is received. Please also note that the receipt of any material marked ‘confidential’ or equivalent by the Agency should not be taken to mean that we accept any duty of confidence by virtue of that marking. If a request is received, we may also be required to disclose details of unsuccessful tenders.

# Appendix to Conditions - Goods

Ref:	NLS170602

Title: Replacement Glazing -  NLS Starcross Laboratory

1	Contract Supervisor

Toby Crimmins

Address:		NLS Starcross Laboratory

Staplake Mount

Starcross

Exeter

EX6 8FD

- Contractor

3	Completion

Contract Start Date

Contract End Date

4	Delivery

Address:-	As above and

5	Insurance

Third Party Minimum Cover		£2 million

Public Liability Min. Cover		£2 million

6	Limit on Liability

Limit on Contractors Liability	£2 million