FUCHS LEGISLATIVE COMPLIANCE ASSESSMENT & EXEMPTION CASE ANNUAL REVIEW AND UPDATE

ANNEX A – STATEMENT OF WORK

| Work Package | Requirement | Contract Deliverable | Date Required | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 1.0 Legislative Compliance Assessment |  |  |  |  |
| 1.0 Identification of changes or updates to legislation applicable to FUCHS AS&R platform. | The FUCHS platform should comply with prevailing and relevant UK/EU national legislation applicable to a 17 tonne, 6-wheeled, motorised vehicle driving on UK civilian roads. The Contractor shall review the existing list of applicable legislation and identify any additional applicable legislation as well as any updates or changes to legislation already identified. | Exhaustive list of prevailing, relevant UK/EU legislation applicable to driving the FUCHS vehicle on UK civilian roads. | Contract award plus one week. | Written agreement and acceptance from the Authority of the list produced. The Land Exemptions Committee does not raise further Requests for Information (RFI) after the submission of the Legislative Compliance Assessment or FUCHS Exemption Case nor during or after the LEC panel relating to any document submitted. |
| 1.1 Review and update existing Legislative Compliance Assessment (LCA). | The Contractor shall review the existing LCA against legislation identified in serial 1.0. The Contractor will update the LCA: - In light of legislative changes of any nature and perform all necessary actions to ascertain compliance or non-compliance. The Contractor shall gather and provide to the Authority a full Body of Evidence supporting this. - In light of any vehicle modifications since the production of the last LCA. The Contractor shall ascertain whether the vehicle modifications have resulted in compliance or non-compliance and update the LCA accordingly. - In light of any testing or evaluation that has been conducted on the FUCHS AS&R vehicle since the last LCA and Exemption Case. The Contractor shall also review the areas of compliance which couldn’t be determined in the last LCA, referred to as ‘TBCs’. The Contractor shall seek to determine whether compliance can now be established, update the LCA and Exemption Case accordingly and add the relevant evidence to the Body of Evidence. | Reviewed and updated LCA. | Contract award plus 6 weeks. | Written acceptance from the Authority of the updated LCA. The Land Exemptions Committee does not raise further Requests for Information (RFI) after the submission of the LCA or FUCHS Exemption Case nor during or after the LEC panel relating to any document submitted. |
| 1.2 Review and update of existing FUCHS Exemption Case | The Contractor shall update the FUCHS Exemption Case to reflect any newly identified OR updated non-compliance. The Contractor will update the FUCHS Exemption Case to reflect: - New non-compliances identified; - Removal of existing non-compliances where FUCHS is now deemed compliant; - Edit any existing non-compliances if any aspects of the Exemption Case have changed. The Contractor shall update all columns of the FUCHS Exemption Case including: - Legislation where non-compliance is identified; - Technical reason for non-compliance; - Justification for non-compliance; - Hazard posed by non-compliance; - Mitigation measures for non-compliance; - Cost of enforced compliance; - Period of non-compliance. | Reviewed and updated FUCHS Exemption Case | Contract award plus 6 weeks. | Written acceptance from the Authority of the updated Exemption Case. The Land Exemptions Committee does not raise further Requests for Information (RFI) after the submission of the LCA or FUCHS Exemption Case nor during or after the LEC panel relating to any document submitted. |
| 1.3 Contractor presentation of updated FUCHS Legislative Compliance Assessment and FUCHS Exemption Case | The Contractor shall present the findings of the review of the list of applicable legislation, the reviewed and updated LCA and FUCHS Exemption Case. This presentation will be provided at a date and time agreed between the Contractor and the Authority. Relevant stakeholders will be present and the aim of this meeting will be to gain a common level of understanding among stakeholders of the revised documents to support updates of the FUCHS Safety Case and to enable stakeholders to present the revised Exemption Case to the Land Exemptions Committee. | Presentation of review findings and updated documents. |  | Written acceptance from the Authority |
| 1.4 FUCHS Project Safety Panel attendance (option) | The Contractor shall attend a FUCHS Project Safety Panel to support the Authority in providing a sufficiently detailed Hazard Log to reflect the identified non-compliances. The Contractor will be required to contribute to the meeting but it will be organised, chaired and minuted by the Authority. | Attendance of suitably qualified and experienced personnel (SQEP) who authored the FUCHS Legislative Compliance Assessment and ‘Exemption Case for Submission to the Land Exemption Committee’ document at FUCHS Project Safety Panel. |  | All stakeholders comprising the FUCHS Safety Panel are content that the FUCHS Safety Case and Hazard Log are sufficiently robust to withstand LEC scrutiny and accurately reflect the hazards and risks posed by all non-compliances identified which will represent the totality of exemptions required as well as all possible mitigations. The Land Exemptions Committee does not raise further Requests for Information (RFI) after the initial submission of the ‘Exemption Case for Submission to the Land Exemption Committee’ document nor during or after the LEC panel relating to any document submitted. |