C O N S I L I U M  A C A D E M I E S

PARTNERSHIPS | OPPORTUNITY | INTEGRITY | EQUITY | EXCELLENCE | PEOPLE-CENTRED

Project: Armthorpe Academy Construction Project

Return Date: 28/04/2022 – 16:00

For Principal Contractor

Invitation to Tender

Contents

SECTION 1	 SPECIFICATION	2

1.	Company Background	2

2.	Tender Overview	3

SECTION 2	 Scope of Services	4

SECTION 3	 Master Programme	5

SECTION 4	 Information Provided	6

SECTION 5	 Appointments & Tender Instructions	7

1.	Site Visit	7

2.	Requests for Clarification	7

3.	Tender Completion	7

4.	Submission of Tender Documents	7

5.	Tender Assessment	8

6.	Supplier Code of Conduct	9

7.	Sustainability	9

# SECTION 1		SPECIFICATION

## Company Background

  - Consilium Academies was approved as a Multi-Academy Trust (MAT) and academy sponsor in January 2015.

We have three hubs and eight schools supported by a Central Team. We do not have a lead school instead, we operate a partnership approach with a strong governance structure that includes a Members Board, Trust Board, and individual Local Governance Boards.

We are proud to be Consilium Academies, a Trust that believes in the unique value of each individual. Our vision, actions, and purpose are guided by this principle and a dedication to do all we can for the communities we serve.

This charter is built upon the foundations of Consilium Academies’ Trust mission and values. The purpose of the charter is to ensure our mission and values translate into practice within our Academies, ensuring that every student benefits from our distinctively inclusive ethos.

At Consilium, we believe in:

Partnerships – Collaboration is the key to success. We work together to deliver on the promise set out in our mission statement.

Opportunity – Our aim of “Enriching Lives, Inspiring Ambitions” applies to all members of our Trust community, with our inclusive approach delivering a breadth of opportunities to give each individual the chance to fulfil their potential and prosper.

Integrity – Through our student-centred approach, advantage and ability are never seen as a ticket to involvement. We believe in every child’s right to high-quality education and access to amazing opportunities – irrespective of their individual circumstances. Integrity at Consilium means always putting students at the heart of everything we do.

Equity – We are truly inclusive, believing passionately that every student should be given the skills and support needed for them to meet their full potential. We are aspirational for all of our students, and we will ensure every student has the opportunities they need to achieve the highest of ambitions.

Excellence – We don’t settle for second-best; our standards are always high, and we support everyone across the Trust to achieve them.

People-Centred – We genuinely want the best for each member of Consilium, that’s why everyone is treated with the highest level of respect. Our inclusive culture inspires us to be bold and engenders trust. It brings us together in ways that help us make a difference.

  - Armthorpe Academy is a secondary school located in Armthorpe, Doncaster England. It has approximately 770 pupils and serves the former mining village of Armthorpe. The Academy is located on Mere Lane, Armthorpe, Doncaster, DN3 2DA. It sits 3 miles to the east of Doncaster and less than 2 miles west from Junction 4 of the M18 motorway. The site consists of six buildings with varying forms of construction due to their age. Further information can be obtained from the Armthorpe Academy website: www.armthorpeacademy.org.uk

  - Consilium Academies is currently developing and estate strategy to manage its risk and liabilities, and work has been done to gather information on the current condition of each site. Analysis of this data has produced a list of backlog maintenance, and with this Consilium Academies has developed a programme of works to be undertaken within 14-months. Within this programme are three projects at Armthorpe Academy.

## Tender Overview

  - This tender is for the appointment of Principle Contractor to undertake the works.

  - There are three elements of the project comprise:

Roof Repairs to the South Block –This aspect of the project is the undertaking of repairs to the existing pitched roof covering where required, and the replacement of flat roof coverings. Repairs will be limited to replacing damaged rosemary tiles with new, repair/replacement of ridge and hip tiles, repair/replacement of rainwater goods and drainage gullies. The replacement of flat roof coverings will include the installation of tapered insulation to improve thermal performance. The aim of the project is to eliminate ongoing damage due to water ingress and reduce operating costs of the building through better thermal performance (in conjunction with improved heating controls as part of separate urgent MEP improvement works). The wind and watertight building envelope will then permit internal improvement works to be developed without the risk of consequential damage.

Fire Doors & Compartmentation Remedials in the South Block – This piece of work has been developed after a Fire Door & Compartmentation Survey that was completed in the building. The survey outlines all remedial work including the replacement of several fire doors and addressing outline remedial actions in relation to compartmentation.

Development of a Carpark – This development will permit the completion of an adjoining land transaction which will remove most of the existing car park for a housing development. For clarity this transaction does not form part of the Scope of Works for this project. The project will install car parking for staff and visitors to the front of the school. The area of the school recently housed a derelict building which was demolished in April 2022.

  - Consilium Academies requires the works to be undertaken during the school holiday periods as far as possible in order to minimise business interruption, with the majority of works being undertaken during the summer holiday of 2022. A master programme is attached however these timescales will be refined following the appointment and discussions with potential Principal Contractors.

# SECTION 2		Scope of Services

Please see full Tender Pack for Details

# SECTION 3		Master Programme

See attached Programme. Key dates are included below

| Key Task | Start | Completion |
| --- | --- | --- |
| Invitation to Tender Issued | 28/03/2022 |  |
| Invitation to Tender Returned | 28/04/2022 |  |
| Evaluation Period | 28/04/2022 | 06/05/2022 |
| Internal Approval | 09/05/2022 | 27/05/2022 |
| Contracts Signed | 30/05/2022 |  |
| Mobilisation | 13/06/2022 | 08/07/2022 |
| Works Start on Site | 11/07/2022 |  |
| Practical Completion | 02/09/2022 |  |

# SECTION 4		Information Provided

The following documentation has been provided as separate attachments and shall form part of this Invitation to Tender.

- Invitation to Tender Document

- Invitation to Tender Response Document

- Programme of Works

- Tender Letter 25.03.2022

- Form of Tender

- Main Summary

- Section No 1 – Preliminaries

- Section No 2 – Specification

- Section No 3 – Car Park Works

- Section No 4 – Roofing works

- Section No 5 – Fire Compartmentation Works

- Appendix A – Subcontractor Warranties

- Appendix B – Tender Drawings

- Appendix C – CDM and H&S Information

- Appendix D – Site Investigation Report

- Appendix E – Fire Door Works

- Appendix f – Fire Compartmentation Works

# SECTION 5		Appointments & Tender Instructions

## Site Visit

  - To ensure full understanding of the requirements, Tenderers are invited to visit the site for this project, if they wish.

  - If you wish to conduct a site visit, please make your request via the email address: Suzie.Mcnicholas@consilium-at.com. All Site Visits will be undertaken between Wednesday 30th March – Thursday 14th April.

## Requests for Clarification

  - All communications and clarifications in connection with the Tender shall be communicated to the  Project Manager, via the email address Suzie.McNicholas@consilium-at.com. Any such clarifications shall then become part of the tender package documents and the information shall be updated on the portal accordingly.

  - The Tenderer shall be deemed to have taken account of such clarifications in their Tender submissions.

  - The Tenderer may request any clarification up to 4 working days prior to the date of the Tender submission return date. Clarifications after this date, including requests for extensions of time, shall be disregarded.

## Tender Completion

  - Tender should complete the following document as per DRC Tender Letter;

- The Form of Tender

- Fully Priced Prelimiaries

- Fully Priced Schedule of Works

- Detailed Construction Programme

- The Invitation to Tender Response Document

  - All Tenderers will be deemed to have read and understood the documentation contained within this Invitation to Tender and to have ascertained and satisfied themselves that the information is sufficient for the Tenderer to respond to this tender package.

  - Submission of Prices - The prices quoted should be firm and fixed prices inclusive of all costs, charges, insurances, taxes, public dues except VAT, fees, expenses, liabilities, obligations, risk and other things necessary for the performance of the requirement and should be in Sterling unless otherwise stated in the tender.

## Submission of Tender Documents

  - Tenders should be issued to Consilium Academies Estates Project Manager, Suzie McNicholas via email Suzie.McNicholas@consilium-at.com.

  - Tender submissions including all documents required with the submission must be received in full prior by 4pm on 28/04/2022.

  - The Tender shall remain valid for a minimum period of 45 days from the tender return deadline. Prior to expiry of the original Tender validity period.

## Tender Assessment

  - Consilium Academies is under no obligation to award the tender to the lowest bid or to any Tenderer

  - A panel will assess the aspects of each tender submission. The Evaluation Panel will consist of members from Consilium Academies, DRC, Steel River Consultants and Sycamore Square

  - Three shortlisted Tenderers will be invited to attend a clarification interview with the Evaluation Panel.

  - The evaluation panel will agree each awarded score and then weighted accordingly.  The criteria will be applied to each Tenderer’s submission.

  - The purpose of the interviews will be to provide Tenderers with an opportunity to explain their proposals as tendered, and to enable Panel members to seek clarification on any issues that are un-clear from their initial appraisal of the submission return, and the presentation.

  - The interview will be scored as detailed in the table below. The final award decision will take into consideration the tender submission and clarifications and explanations of proposals provided at the post tender interview and presentation’.

  - Interview Scoring

| Deficient | The response does not provide sufficient detail for evaluation. | 0 - 1 |
| --- | --- | --- |
| Unsatisfactory | The response does not adequately address the stated requirements in respect of the project and the criterion being scored. | 2 - 3 |
| Poor | The response or information provided falls below the normal requirement/expectation in respect of the project and the criterion being scored. | 4 – 5 |
| Satisfactory | The response or information provided is acceptable and meets the normal requirement/expectation in respect of the project and the criterion being scored. | 6 – 7 |
| Good | The response or information provided exceeds the normal expectation and was considered to be better than satisfactory. | 8 - 9 |
| Exemplary | The response or information provided is exceptional or exemplary in relation to the project and criterion being scored. | 10 |

## Supplier Code of Conduct

  - Consilium Academies requires Tenderers to abide by a range of guidelines from the Education and Skills Funding Agency, including the following https://www.gov.uk/guidance/good-estate-management-for-schools.

  - All Tenderers to Consilium Academies must have in place an equal opportunities and diversity policy to ensure its human resources policies and procedures are fair and ethical and comply with, but without any limitation thereto, the Equality Act 2010 and the Modern Slavery Act 2015. Details of your Policy/Policies covering Equal Opportunities / Race Equality / Disability Discrimination must be provided within the tender submission.

## Sustainability

  - Consilium Academies is committed to playing a lead role promoting sustainability as part of its civic responsibility.

  - Consilium Academies strives to achieve the highest ethical standards in all areas of its activities.  Therefore Consilium Academies is committed to buying, supporting, using and promoting fairly traded goods wherever possible in keeping with its fair trade status.