RM6100 Technology Services 3 Agreement
Framework Schedule 4 - Annex 1
Lots 2, 3 and 5 Order Form

Order Form
This Order Form is issued in accordance with the provisions of the Technology Services 3 Framework Agreement RM6100 dated [16June 2021] between the Supplier (as defined below) and the Minister for the Cabinet Office (the "Framework Agreement") and should be used by Buyers after making a direct award or conducting a further competition under the Framework Agreement.
The Contract, referred to throughout this Order Form, means the contract between the Supplier and the Buyer (as defined below) (entered into pursuant to the terms of the Framework Agreement) consisting of this Order Form and the Call Off Terms. The Call-Off Terms are substantially the terms set out in Annex 2 to Schedule 4 to the Framework Agreement and copies of which are available from the Crown Commercial Service website http://ccs-agreements.cabinetoffice.gov.uk/contracts/rm1234. The agreed Call-Off Terms for the Contract being set out as the Annex 1 to this Order Form.

The Supplier shall provide the Services and/or Goods specified in this Order Form (including any attachments to this Order Form) to the Buyer on and subject to the terms of the Contract for the duration of the Contract Period.

In this Order Form, capitalised expressions shall have the meanings set out in Schedule 1 (Definitions) of the Call-Off Terms

This Order Form shall comprise:

1. This document headed “Order Form”;
2. Attachment 1 – Services Specification; Used
3. Attachment 2 – Charges and Invoicing; Used
4. Attachment 3 – Implementation Plan; Not Used
5. Attachment 4 – Service Levels and Service Credits; Not Used
6. Attachment 5 – Key Supplier Personnel and Key Sub-Contractors; Used
7. Attachment 6 – Software; Not Used
8. Attachment 7 – Financial Distress; Not Used
9. Attachment 8 - Governance Used
10. Attachment 9 – Schedule of Processing, Personal Data and Data Subjects; Not Used
11. Attachment 10 – Transparency Reports; Not Used and
12. Annex 1 – Call Off Terms and Additional/Alternative Schedules and Clauses. Not Used
13. Attachment 11- Change Control Procedure; Used

The Order of Precedence shall be as set out in Clause 2.2 of the Call-Off Terms being:

### the Framework, except Framework Schedule 18 (Tender);
### the Order Form;
### the Call Off Terms; and
### Framework Schedule 18 (Tender).
Section A
General information

Contract Details
Contract Reference:	702762450

Contract Title:	ISG Live Service and Delivery Support

Contract Description:	ISG Live Service and Delivery Support

Contract Anticipated Potential Value: this should set out the total potential value of the Contract	£4,041,000.00

Estimated Year 1 Charges:	£1,710,000.00 (Plus WP1 £171,000.00)

Commencement Date: this should be the date of the last signature on Section E of this Order Form	06th May 2022

Buyer details
Buyer organisation name / Defence Digital, Strategic Command, Gateways and Messaging Team, Spur B2 Building 405, MOD Corsham, Westwells Road, Corsham SN13 9NR;

Billing address / Your organisation’s billing address - please ensure you include a postcode / ISG Project Support Office (PSO) Group Mail Box UKStratComDD-CIS-DPS-ISG-GpMbx@mod.gov.uk. Or ISG PSO (fao C Taylor, Bldg 405, floor D1, MOD CORSHAM, Westwells Road, Corsham SN13 9NR),

Buyer representative name / The name of your point of contact for this Order / Alister White UKStratCom DD-CM-MT-CS-17

Buyer representative contact details / Email and telephone contact details for the Buyer’s representative. This must include an email for the purpose of Clause 50.6 of the Contract. / Alister.White226@mod.gov.uk

Supplier details
Supplier name / The supplier organisation name, as it appears in the Framework Agreement / CDW Limited

Supplier address / Supplier’s registered address / One New Change, London EC4M 9AF

Supplier representative name / The name of the Supplier point of contact for this Order / Redacted

Supplier representative contact details / Email and telephone contact details of the supplier’s representative. This must include an email for the purpose of Clause 50.6 of the Contract. / Redacted

Order reference number or the Supplier’s Catalogue Service Offer Reference Number / A unique number provided by the supplier at the time of the Further Competition Procedure. Please provide the order reference number, this will be used in management information provided by suppliers to assist CCS with framework management. If a Direct Award, please refer to the Supplier’s Catalogue Service Offer Reference Number. / Not applicable

Guarantor details / Guidance Note: Where the additional clause in respect of the guarantee has been selected to apply to this Contract under Part C of this Order Form, include details of the Guarantor immediately below.
Guarantor Company Name / The guarantor organisation name / [Not Applicable]

Guarantor Company Number / Guarantor’s registered company number / [Not Applicable]

Guarantor Registered Address / Guarantor’s registered address / [Not Applicable]

Section B
Part A – Framework Lot

Framework Lot under which this Order is being placed / Tick one box below as applicable (unless a cross-Lot Further Competition or Direct Award, which case, tick Lot 1 also where the buyer is procuring technology strategy & Services Design in addition to Lots 2, 3 and/or 5. Where Lot 1 is also selected then this Order Form and corresponding Call-Off Terms shall apply and the Buyer is not required to complete the Lot 1 Order Form.
TECHNOLOGY STRATEGY & SERVICES DESIGN	✓☐
TRANSITION & TRANSFORMATION	☐
OPERATIONAL SERVICES
a: End User Services	✓☐
b: Operational Management	✓☐
c: Technical Management	☐
d: Application and Data Management	☐
SERVICE INTEGRATION AND MANAGEMENT	☐

Part B – The Services Requirement

Commencement Date / See above in Section A

Contract Period / Guidance Note – this should be a period which does not exceed the maximum durations specified per Lot below: / Lot Maximum Term (including Initial Term and Extension Period) – Months (Years) / 2 36 (3) / 3 60 (5) / 5 60 (5)
Initial Term Months / [9 months ]	Extension Period (Optional) Months / [two Options to Extend, each for a 6-month period]
Minimum Notice Period for exercise of Termination Without Cause / (Calendar days) Insert right (see Clause 35.1.9 of the Call-Off Terms)		[30]

Sites for the provision of the Services / Guidance Note - Insert details of the sites at which the Supplier will provide the Services, which shall include details of the Buyer Premises, Supplier premises and any third party premises. / The Supplier shall provide the Services from the following Sites: / Buyer Premises: / [MOD Corsham] / Supplier Premises: / [Not Applicable] / Third Party Premises: / [Not Applicable]

Buyer Assets / Guidance Note: see definition of Buyer Assets in Schedule 1 of the Call-Off Terms / [Not Applicable]

Additional Standards / Guidance Note: see Clause 13 (Standards) and the definition of Standards in Schedule 1 of the Contract. Schedule 1 (Definitions). Specify any particular standards that should apply to the Contract over and above the Standards. / [Not Applicable]

Buyer Security Policy / Guidance Note: where the Supplier is required to comply with the Buyer’s Security Policy then append to this Order Form below. / 1.All personnel will be required to hold a minimum SC Clearance upon engagement and commencement of contract. Some additional roles requiring a higher level of clearance due to the nature of the information accessed or documentation that will be required to be reviewed and will be supplied on application. / 2.The successful supplier will have to conform to a Security Aspects Letter (SAL), when appropriate, during the term of the contract.

Buyer ICT Policy / Guidance Note: where the Supplier is required to comply with the Buyer’s ICT Policy then append to this Order Form below. / [Not Applicable] Contract name: ISG Live Service and Delivery Support - Risk Assessment Ref: 695443101 Cyber Risk Profile: N/A As the Cyber Risk Profile is Not Applicable no further DCPP action is required.

Insurance / Guidance Note: if the Call Off Contract requires a higher level of insurance cover than the £1m default in Framework Agreement or the Buyer requires any additional insurances please specify the details below. / Third Party Public Liability Insurance (£) - [Not Applicable] / Professional Indemnity Insurance (£) - [Not Applicable]

Buyer Responsibilities / Guidance Note: list any applicable Buyer Responsibilities below. / [Not Applicable]

Goods / Guidance Note: list any Goods and their prices. / [Not Applicable]

Governance – Option Part A or Part B / Guidance Note: the Call-Off Terms has two options in respect of governance. Part A is the short form option and Part B is the long form option. The short form option should only be used where there is limited project governance required during the Contract Period. / Governance Schedule Tick as applicable / Part A – Short Form Governance Schedule ✓☐ / Part B – Long Form Governance Schedule ☐ / The Part selected above shall apply this Contract.

Change Control Procedure – Option Part A or Part B / Guidance Note: the Call-Off Terms has two options in respect of change control. Part A is the short form option and Part B is the long form option. The short form option should only be used where there is no requirement to include a complex change control procedure where operational and fast track changes will not be required. / Change Control Schedule Tick as applicable / Part A – Short Form Change Control Schedule ✓☐ See attachment 11 / Part B – Long Form Change Control Schedule ☐ / The Part selected above shall apply this Contract. Where Part B is selected, the following information shall be incorporated into Part B of Schedule 5 (Change Control Procedure): / for the purpose of Paragraph 3.1.2 (a), the figure shall be £[]; and / for the purpose of Paragraph 8.2.2, the figure shall be £[].

Section C

Part A - Additional and Alternative Buyer Terms

Additional Schedules and Clauses (see Annex 3 of Framework Schedule 4) / This Annex can be found on the RM6100 CCS webpage. The document is titled RM6100 Additional and Alternative Terms and Conditions Lots 2, 3 and 5. / Part A – Additional Schedules / Guidance Note: Tick any applicable boxes below / Additional Schedules Tick as applicable / S1: Implementation Plan ☐ / S2: Testing Procedures ☐ / S3: Security Requirements (either Part A or Part B) Part A ☐ or Part B ☐ / S4: Staff Transfer ☐ / S5: Benchmarking ☐ / S6: Business Continuity and Disaster Recovery ✓☐ / S7: Continuous Improvement ☐ / S8: Guarantee ☐ / S9: MOD Terms ✓☐ / Part B – Additional Clauses / Guidance Note: Tick any applicable boxes below / Additional Clauses Tick as applicable / C1: Relevant Convictions ☐ / C2: Security Measures ☐ / C3: Collaboration Agreement ☐ / Where selected above the Additional Schedules and/or Clauses set out in document RM6100 Additional and Alternative Terms and Conditions Lots 2, 3 and 5 shall be incorporated into this Contract. / Part C - Alternative Clauses / Guidance Note: Tick any applicable boxes below / The following Alternative Clauses will apply: / Alternative Clauses Tick as applicable / Scots Law ☐ / Northern Ireland Law ☐ / Joint Controller Clauses ☐ / Where selected above the Alternative Clauses set out in document RM6100 Additional and Alternative Terms and Conditions Lots 2, 3 and 5 shall be incorporated into this Contract.

Part B - Additional Information Required for Additional Schedules/Clauses Selected in Part A

Additional Schedule S3 (Security Requirements) / Guidance Note: where Schedule S3 (Security Requirements) has been selected in Part A of Section C above, then for the purpose of the definition of “Security Management Plan” insert the Supplier’s draft security management plan below. / [Not Applicable]

Additional Schedule S4 (Staff Transfer) / Guidance Note: where Schedule S4 (Staff Transfer) has been selected in Part A of Section C above, then for the purpose of the definition of “Fund” in Annex D2 (LGPS) of Part D (Pension) insert details of the applicable fund below. / [Not Applicable]

Additional Clause C1 (Relevant Convictions) / Guidance Note: where Clause C1 (Relevant Convictions) has been selected in Part A of Section C above, then for the purpose of the definition of “Relevant Convictions” insert any relevant convictions which shall apply to this contract below. / [Not Applicable]

Additional Clause C3 (Collaboration Agreement) / Guidance Note: where Clause C3 (Collaboration Agreement) has been selected in Part A of Section C above, include details of organisation(s) required to collaborate immediately below. / [Not Applicable]

Section D
Supplier Response

Commercially Sensitive information / Any confidential information that the Supplier considers sensitive for the duration of an awarded Contract should be included here. Please refer to definition of Commercially Sensitive Information in the Contract – use specific references to sections rather than copying the relevant information here. / None

Section E
Contract Award

This Call Off Contract is awarded in accordance with the provisions of the Technology Services 3 Framework Agreement RM6100.

SIGNATURES

For and on behalf of the Supplier
Name	Redacted
Job role/title	Redacted
Signature	Redacted
Date	Redacted

For and on behalf of the Buyer
Name	Alister White
Job role/title	UKStratCom DD-CM-HW-CS-17
Signature	Redacted
Date	06 May 2022

Attachment 1 – Services Specification
ISG Live Service and Delivery Support – Statement of Work

All personnel provided must be sole UK Nationals only.
High level clearances may be required for many of the roles and more details will be supplied on application.
The winning supplier is to undertake a comprehensive handover of all projects, live services and deliverables by 10 June 2022 from the current incumbent.
Main contract period for the Managed Service and Work Packages 2 to 12 is 11 Jun 22 to 31 March 23 with a separate call-off option for Work Package 1.
Normal place of work is in the South West with some working from home. Travel within UK may be required, and the MOD Business Travel Guide and allowances will apply to all claims.
All tasks are to be completed in accordance with the latest Defence Digital standards and polices.
All tasks are to be completed full consultation with the Programme Manager and a monthly report of activities and outcomes completed. The following work packages have been identified as the requirement for the competition to support the Programme, monthly reporting for contract management purposes and a handover/knowledge transfer period at the end of the contract.

A costed proposal (excluding Travel & Subsistence provision) for the contract period 11th June 2022 to 31 March 2023 detailed in the tables below is requested.
Work Package One (WP1)(a two-month handover from the current incumbent) is to be provided in the bid as a separately costed call-off option to run from 10 Apr 22 to 10 Jun 22. Work package One will not be assessed in the evaluation of the bids and costs for WP1 are not to exceed 10% of the main contract.
The contract is to include two Options to Extend, each for a 6-month period.
Work Package 1 is to be provided as a separately costed call-off option for new bidders. / This Work Package will not be included in the overall bid evaluation process, but delivery of this requirement should be detailed in the response.
Contract Period – 10 Apr 22 – 10 Jun 22
Work Package 1 (WP1). (10 April 22 – 10 June 22) / Conduct handover /takeover of all tasks from current supplier. Breadth of knowledge transfer as per Work packages WP2 to WP12. / Undertake discovery and read-in to the programme by 30 April 22. / Provide a schedule of handover/takeover activity and target knowledge transfers for each work package by end 30 April 22 for the Authority’s review and agreement. / Undertake onboarding of all technical support by 3 May 22. / For WPs 2 to 12 shadow the existing team from 10 May to 10 Jun 22 to enable transition to solo running of the technical support detailed in WPs 2 to 12 by 10 Jun 22.
Delivery of the Managed Service and Work Packages 2 to 12 inclusive will be included in the bid evaluation process
Provide a managed service for the following work packages. Managed service to include: / Ensure all work packages are fully resourced / Assume responsibility for the quality and timeliness of deliverables / Provide a written monthly report summarising progress against the deliverables and a forward plan which will be formally reviewed at a monthly contract management meeting / End of contract handover to the Programme Manager and knowledge transfer to Crown Servants or replacement Technical Support Services team, as required
Contract Period (WP2 to WP12) – 11 Jun 22 – 31 Mar 23
Work Package 2 (WP2). / Project Management and delivery of User Training, Data Centre Liaison, and management of Change and the Live Services 1st Line support team / ISG User Training / Review and maintain the current Interoperability, Services and Gateways (ISG) user and training documentation. / Manage the work and outputs of the Inform Team contract for ISG, assure and deliver an interactive user experience for the ISG gateways, including user documentation supporting the introduction of new international partners and services. / ISG Data Centre Liaison / Provide a Data Centre Liaison service. / Engage with the Data Centre Manager to fulfil ISG requirements and issue resolutions. / Assist with Data Centre preparations for Live Service supplier exit. / Live Services and Change / Provide management of the Client-side Live Service Team, act as the escalation point for issues and fault resolution, management of routine changes, and service performance reporting to senior management and the executive. / Manage the production of monthly Live Service performance and user statistics reports for ISG and Deployed Platform Services (DPS) executive review. / End of Contract / Prepare and execute handover pack and brief at end of contract to the Authority or nominated Subject Matter Expert (SME). / Technical Support to Transition / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: one Full Time Equivalent (FTE).
Work Package 3 (WP3). / Project Management and delivery of Secure Voice/Video Tele Conferencing (V/VTC) and Official Sensitive (OS) Services / Secure Voice and VTC Services with International Partners / Ensure the Reference Test Environment for Secure V/VTC services is maintained and managed to deliver the required outputs to support Live services. / Manage the delivery, testing and accreditation of Secure V/VTC services for 4 additional international partners as per the project schedule. / Official Sensitive Services for specified International Partners / Legacy Services. / Manage a legacy service using bespoke laptops for a specified international partner, achieving renewal of accreditation by Jun 22, then delivering closure of the service and complete disposal by Oct 22. / Manage a second specific laptop service providing email for additional international partners, renewal of service support and extension of export certification by Jul 22. / Manage the legacy service using Defence Share accounts and associated connectivity, ongoing to Mar 23. / New OS Services. / Manage implementation (assure test and go live) of accredited O365 email and Chat services for a nominated international partner. Conduct all assurance activities by end Jul 22. / Manage transition of users from the legacy OS services to the new solution, including international engagements, achieve Initial Operating Capability (IOC) by Jul 22. / End of Contract / Prepare and execute handover pack and brief at end of contract to the Authority or nominated Subject Matter Expert (SME). / Technical Support to Transition / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: one Full Time Equivalent (FTE).
Work Package 4 (WP4). / Project Management services and delivery of Connectivity for End to End (E2E) Services, including Key Stakeholder Engagement. Coordinate support for transition and migration to new Information Exchange Services (IES) solution. / Service Delivery Lead with International Partners / Assure the delivery of all the services required for 7 or more specified international partners, engaging with all the project stakeholders (UK and international) to manage the full E2E capability. / Integration, Engineering and Testing with International Partners / Liaise with 7 (or more) specified international partners, and various key stakeholders, for the development and delivery of an agreed schedule of Integration, Engineering and Testing activities to enable a full E2E capability delivery of low side networks, as prioritised by UK Strategic Command (UK StratCom). / Branding, Testing and Installation / Complete branding, testing and installation with supplier for 5 specified international partners, as prioritised by UK StratCom, by Dec 22. / Connectivity / Complete user connection to multiple international partners’ low side infrastructure to include testing of services, user acceptance testing and handover to Live service, by Dec 22. / Prepare and execute handover pack and brief by 16 Dec 22 to the Authority or nominated Subject Matter Expert (SME). / Technical Coordination and Support to Transition / Coordinate the delivery of the transition and migration activities for a new Information Exchange Services (IES) solution for completion in the period 17 Dec 22 to 31 Mar 23. Transition and migration activities will be defined during the IES solution Beta phase in Q4 2022. / Estimated level of effort: one Full Time Equivalent (FTE).
Work Package 5 (WP5). / Project Management services and support to the Exit and Closure of Legacy Services / Legacy Services Exit and Decommissioning Technical and Programmatic Services / Provide project management and support services to the Exit Crown project manager on the negotiations, migration, closure and decommissioning of the legacy gateway services and support facilities. / Develop, maintain and review the Exit project schedule and Risks, Assumptions, Issues, Dependencies (RAID) artefacts using MOD corporate tools. Monthly. / Work with the supplier’s Project Managers and Commercial Officer to deliver the supplier’s Exit Plan. / Undertake investigation of MOD security and Live Service policies, procedures, governance and rules, and identify the tasks and activities (including, but not exclusively, technical, commercial, legal, security, and procedural investigations) required to mature the Exit Plan. Deliver the tasks and activities, through liaison and collaboration with the supplier project manager. Ongoing. / Prepare exit contracts, if required, by end Nov 22. / Complete all formal notifications for service closure by Dec 22. / Prepare and organise decommissioning and disposal activities of all assets in accordance with security and disposal policies by end Mar 23. / Attend the Joint Exit Working Group as the Authority’s empowered representative for technical and programmatic Exit activities. Provide inputs into the Exit Action and Issues tracker, resolving issues and delivering positive outcomes at pace to maintain progress on the critical path for exit. / Develop contingency plans for Exit and follow on IES solutions, as and when deemed required. / Provide Exit-related technical and decommissioning analysis and recommendations to all Scrutiny, Assurance, Security, and other working groups, as required. / Prepare and execute handover pack and brief at end of contract to the Authority or nominated Subject Matter Expert (SME). / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: one Full Time Equivalent (FTE).
Work Package 6 (WP6). / Project Management services for the Coalition Shared Database / Provide project management for the Coalition Shared Database (CSD) project. / Work with Defence Digital Commercial staff to ensure the continued delivery of the CSD project to the Performance Quality and Time envelope, to 31 Mar 23. / Engage with Joint User and the Capability Sponsor and lead the development of Use Cases, a User Requirement Document (URD), and Systems Requirement Document (SRD) by Mar 23. / Manage the interface between the CSD and the secure gateway. Ongoing, as required. / Start preparing the project, security and assurance artefacts required for transition to a Live Service. Outline documents and plans by Mar 23. / Manage the Proof-of-Concept outputs, user interactions and development of user guides, by Mar 23. / Prepare and execute handover pack and brief at end of contract to the Authority or nominated Subject Matter Expert (SME). / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: one Full Time Equivalent (FTE).
Work Package 7 (WP7). / Technical Assurance – Solution Architect Services / Technical Assurance Advice and Governance / Provide technical solutions architect advice and services to the Interoperability Services and Gateways (ISG) Programme. Ongoing, as required. / Provide technical services to Project Managers and projects, assisting and collaborating with all other technical service providers. Ongoing, as required. / Work collaboratively with all suppliers to deliver the Information Exchange Services (IES) solutions ensuring that all technical assurance, governance and accreditation activities are completed within schedule. As per delivery schedule. / Engage with the Interoperability Services and Gateways (ISG) and Defence Digital Organisation (DDO) Interoperability Development team, and the DDO Enterprise Gateways team to ensure all technical advice and direction is coherent, accurate and timely. Engagements at least monthly. Outputs and decisions to be recorded/logged. / Review and assure end to end architectures across the ISG Programme, where appropriate. / Provide technical input to project Risks, Assumptions, Issues, Dependencies (RAID) and planning activities, as required. Monthly. / Provide technical input to all Scrutiny, Assurance, Security, Capability Integration, Requirements, and other working groups, as required. / Prepare and execute handover pack and brief at end of contract to the Authority or nominated Subject Matter Expert (SME). / Support transition and migration activities to new Information Exchange Services (IES) solution in last quarter of contract. / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: one Full Time Equivalent (FTE).
Work Package 8 (WP8). / Technical and Live Service Support – Technical Architect Services / Technical Architecting Services / Provide a design assurance service for the Interoperability Services and Gateways (ISG) Programme, including the current legacy gateway solution, secure Voice/VTC Gateways, a variety of secure Information Exchange Services (IES) for international partners, and for future IES solutions. / Provide Technical architecting and network engineering services to the Interoperability Services and Gateways (ISG) programme and project managers. / Provide advice and recommendations on security and technical cohesion between the programmes, ensuring that technical systems are aligned with known future changes inside and outside of ISG. / Assure designs, patterns, architectures and connection interfaces to ensure compatibility between systems and technologies. / Technical Assurance / Provide technical oversight of migration activities between services (Extant and New) – ongoing and as required. / Provide technical oversight of the design of low side networks, interfaces and for international liaison activities – ongoing and as required. / Provide technical advice and liaison services for the Interoperability Services and Gateways (ISG) Programme with 3rd party suppliers to ensure capability and technical constraints are clearly articulated and communicated between partners. / Provide Assurance of all new ISG Programme designs, solutions and capabilities, ensuring alignment with, and cognisance of, future secure IES developments in other programmes. / Enterprise alignment (Defence Digital Organisation (DDO)-wide) / Provide technical support to wider Defence Digital (DD) and MOD programmes, when required, including for the efficient integration of secure Information Exchange Services (IES) services, ensuring DD processes are followed, and specifically leading on ISG engagements and liaison for JSP604, JSP440 compliance. / Technical Support / Provide Technical SME advice and services to all current and developing ISG programme services and projects, supporting, guiding and providing alignment for ISG project managers in technical delivery and supplier liaison. / Develop, own, and publish capability roadmaps and high-level design documentation for all ISG projects to ensure alignment across the ISG Programme. / End of Contract / Prepare and execute handover pack and brief at end of contract to the Authority or nominated Subject Matter Expert (SME). / Technical Support to Transition / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: one Full Time Equivalent (FTE).
Work Package 9 (WP9). / Integrated Logistic Support (ILS)/Service Management Services / On-site cover required Monday to Friday 07:30-16:30 hrs all year (to assist scoping of this service and as a guide, this is considered to equal 2 Full time (staggered hours) Full Time Equivalents (FTEs)). / Integrated Logistic and Live Service support service / Provide the Authority’s first line support to High Assurance Gateway Interoperability Services and Gateways (ISG) Live Services, Issue resolution processes and Change requests – ongoing. / Lead or coordinate actions to restore normal service operations as quickly as possible and minimise the adverse impact on business operations, to ensure that agreed extant levels of service quality are maintained – ongoing. / Review and provide revisions of Knowledge Based Articles as part of the introduction of the MODNET(S) Self Service Group Management toolset by July 22. / Review, refresh and manage the publication of User Guides, Quick Reference Guides and other Programme service-related handbooks – periodically, as required. / Produce and published targeted training messages to service users - weekly / Provide coordination of all planned outages, following the required processes, monthly. / Provide ILS services and Subject Matter Expert (SME) input to the development of the ILS requirements for new future Information Exchange Services. / Prepare and execute handover pack and brief at end of contract to the Authority or nominated SME. / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Live Service Support – Request acquisition and fulfilment process / Provide a Live Services Management Point of Contact at Corsham / Provide the Authority’s first line support to Live Services, Issue resolution processes and Change requests. / Lead or coordinate actions to restore normal service operations as quickly as possible and minimise the adverse impact on business operations, to ensure that agreed levels of service quality are maintained. / Provide the Authority’s first line support to the MOD Gateway community. / Provide the Authority’s first line support to Gateway users on Operations and Exercises. / Collate and process user records and statistics for monthly Gateway User Account reports. / Manage and provide account access and registration support for users to be able to use an ISG service or group of services. / Action and assure responses to requests for information from ISG users / Provide management information on ISG users and services, as required. / Prepare and execute handover pack and brief at end of contract to the Authority or nominated SME. / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority.
Work Package 10 (WP10). / Safety, Environmental and Sustainability services (part time) / Safety, Environmental and Sustainability Subject Matter Expert (SME) Services to Interoperability Services and Gateways (ISG) programmes / Maintain and update a detailed Safety and Environmental Strategy for ISG programmes. / Maintain and update detailed Safety and Environmental Management Plans (SEMP) for ISG programmes. / Develop and deliver the required Safety Cases for all ISG programmes. / Managed and run periodic Safety Committees, as required. / Engage with Deployed Platform Services (DPS) and wider Defence Digital Organisation (DDO) Safety, Environmental and Sustainability SMEs to ensure ISG programmes and project adhere to all relevant regulatory, statutory and Defence policies. / Prepare and execute handover pack and brief at end of contract to the Authority or nominated SME. / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: Part time, as required, equivalent of 0.5 Full Time Equivalent (FTE).
Work Package 11 (WP11). / Network Engineering Services / Provide Network Engineering advice, recommendations, and client-side assurance of a classified system at multiple sites. Services required include, but not exclusively, auditing of on-site assets, asset management and tracking, system decommissioning, archiving, data removal, risk identification and mitigation actions, reporting and issue escalation. / Develop and leverage an effective working relationship with a third-party Prime supplier project delivery team, Head of Establishment, data centre manager(s) and specialist disposal sub-contractors. / Provide client-side technical advice for the safe management of disposal activities, ensuring compliance with Site Co-ordinating Installation Design Authority (SCIDA) and Engineering Change Request (ECR) processes, and Safety, Environmental and Sustainability policies. / Prepare and execute handover pack and brief at end of contract to the Authority / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: Call-off requested, not full time Full Time Equivalent (FTE), but surge capacity required for blocks of service delivery.
Work Package 12 (WP12). / Schedule and Risk/ Risks, Assumptions, Issues, Dependencies (RAID) Management Services / Manage and run scheduling activities in project online for the programme and projects. / Provide advice to the project managers on their schedules, maintaining quality level 3 or above for all schedules. / Advise on optimisation of schedules, including use of integrated master schedules, resource loading and Earned Value. / Produce and deliver all the schedule, risk and dependency management information, as required by the Enterprise and Directorate Portfolio Management Offices, and the Executive and Programme Boards. / Provide mentoring to project managers to improve knowledge and skills in schedule management. / Manage the project and programme risks, conduct regular reviews with the risk owners and produce management information to support the Programme Manager. / Manage and deliver all risk, schedule and dependency outputs in accordance with the appropriate Defence Digital Organisation (DDO) policy and standards. / Prepare and execute handover pack and brief at end of contract to the Authority or nominated team. / Deliver transition and migration activities for a new Information Exchange Services (IES) solution in last quarter of contract. Activities relevant to this managed service work package will be defined during the IES solution Beta phase in Q4 2022. Activities to be completed to the satisfaction of the Authority. / Estimated level of effort: one Full Time Equivalent (FTE).

Attachment 2 – Charges and Invoicing

Part A – Milestone Payments and Delay Payments
Milestone	Acceptance Criteria	Milestone Date	Milestone Payment / (Ex VAT)
1	Monthly delivery to the Authority’s satisfaction	31 Jul 22	Redacted
2	Monthly delivery to the Authority’s satisfaction	31 Aug 22	Redacted
3	Monthly delivery to the Authority’s satisfaction	30 Sep 22	Redacted
4	Monthly delivery to the Authority’s satisfaction	31 Oct 22	Redacted
5	Monthly delivery to the Authority’s satisfaction	30 Nov 22	Redacted
6	Monthly delivery to the Authority’s satisfaction	31 Dec 22	Redacted
7	Monthly delivery to the Authority’s satisfaction	31 Jan 23	Redacted
8	Monthly delivery to the Authority’s satisfaction	28 Feb 23	Redacted
9	Monthly delivery to the Authority’s satisfaction	31 Mar 23	Redacted
TOTAL		£1,710,000.00

Outcome	Days Effort	Role	Day Rate / (Ex VAT)	Cost / (Ex VAT)
Work Package 2		Technical PM 1	Redacted
Work Package 3		Technical PM 2
Work Package 4		Technical PM 3
Work Package 5		Technical PM 4
Work Package 6		Technical PM 5
Work Package 7		Solution Architect
Work Package 8		Technical Architect
Work Package 9		ILS Manager x2
Work Package 10		Safety Engineer
Work Package 11		Network Engineer
Work Package 12		Risk Manager
TOTAL PRICE			£1,710,000.00

Options

The Authority has requested that Company C provide a costed option for Work Package 1 and the indicative costs for two six-month extension periods. Company C’s firm priced options are presented below.

Option 1 – Work Package 1 - 10 Apr 22 to 10 Jun 22 (Firm Price) Outcome	Acceptance Criteria	Milestone Date	Cost / (Ex VAT)
Work Package 1	Delivery to the Authority’s satisfaction	10 Jun 22	£171,000.00

Option 2 – 6 Month Extension (Firm Price) Outcome		Role	Days Effort	Day Rate / (Ex VAT)	Cost / (Ex VAT)
Work Package 2		Technical PM 1	Redacted
Work Package 3		Technical PM 2
Work Package 4		Technical PM 3
Work Package 5		Technical PM 4
Work Package 6		Technical PM 5
Work Package 7		Solution Architect
Work Package 8		Technical Architect
Work Package 9		ILS Manager x2
Work Package 10		Safety Engineer
Work Package 11		Network Engineer
Work Package 12		Risk Manager
	TOTAL PRICE			£1,080,000.00

Option 3 – 6 Month Extension (Firm Price) Outcome		Role	Days Effort	Day Rate / (Ex VAT)	Cost / (Ex VAT)
Work Package 2		Technical PM 1	Redacted
Work Package 3		Technical PM 2
Work Package 4		Technical PM 3
Work Package 5		Technical PM 4
Work Package 6		Technical PM 5
Work Package 7		Solution Architect
Work Package 8		Technical Architect
Work Package 9		ILS Manager x2
Work Package 10		Safety Engineer
Work Package 11		Network Engineer
Work Package 12		Risk Manager
	TOTAL PRICE			£1,080,000.00

Part B – Service Charges -Not Used

Charge Number	Service Charges
[Service Line 1]
[e.g. SL1C1]
[Service Line 2]
[e.g. SL2C1]

Part C – Supplier Personnel Rate Card for Calculation of Time and Materials Charges - Not Used

Staff Grade	Day Rate (£)

Attachment 5 – Key Supplier Personnel and Key Sub-Contractors Not used

### The Parties agree that they will update this Attachment 5 periodically to record any changes to Key Supplier Personnel and/or any Key Sub-Contractors appointed by the Supplier after the Commencement Date for the purposes of the delivery of the Services.
Part A – Key Supplier Personnel

[Guidance Note: Insert details of Key Supplier Personnel, their Key Role(s) and Duration in the below table or delete the table in its entirety and insert Not Applicable if there is no Key Supplier Personnel]

Key Supplier Personnel	Key Role(s)	Duration
		[Contract Period or insert alternative timescale]
		[Contract Period or insert alternative timescale]
		[Contract Period or insert alternative timescale]

Part B – Key Sub-Contractors

Key Sub-contractor name and address (if not the same as the registered office)	Registered office and company number	Related product/Service description	Key Sub-contract price expressed as a percentage of total projected Charges over the Contract Period	Key role in delivery of the Services
Parico Ltd	Chieftain House, Challenger Place, Bordon, Hampshire, GU35 0FP	Redacted	Redacted	Redacted

Attachment 8 - Governance

PART A – SHORT FORM GOVERNANCE Used

For the purpose of Part A of Schedule 7 (Short Form Governance) of the Call-Off Terms, the following board shall apply:
# The short-form governance for the contract is to be as per Attachment 1 Services Statement
Operational Board
Buyer Members for the Operational Board	[insert details or Not Applicable if Part B applies below]
Supplier Members for the Operational Board	[insert details or Not Applicable if Part B applies below]
Frequency of the Operational Board	[insert details or Not Applicable if Part B applies below]
Location of the Operational Board	[insert details or Not Applicable if Part B applies below]

Attachment 11 – Change Control Procedure

PART A – SHORT FORM CHANGE CONTROL PROCEDURE

1. CHANGE CONTROL PROCEDURE
  1. Subject to the provisions of Clause 49, either Party may request a Change to this Contract provided that such variation does not amount to a material change of this Contract within the meaning of the Regulations and the Law.
  2. A Party may request a Change by completing and sending the Change Form set out in Annex 1 of this Part A (Short Form Change Control Procedure) of Schedule 5 (Change Control Procedure) to the other Party giving sufficient information for the receiving Party to assess the extent of the proposed Change and any additional cost that may be incurred.
  3. The Buyer may require the Supplier to carry out an impact assessment of the Change on the Services (the “Impact Assessment”). The Impact Assessment shall be completed in good faith and shall include:
    1. details of the impact of the proposed Change on the Services and the Supplier's ability to meet its other obligations under this Contract;
    2. details of the cost of implementing the proposed Change;
    3. details of the ongoing costs required by the proposed Change when implemented, including any increase or decrease in the Charges, any alteration in the resources and/or expenditure required by either Party and any alteration to the working practices of either Party;
    4. a timetable for the implementation, together with any proposals for the testing of the Change; and
    5. such other information as the Buyer may reasonably request in (or in response to) the Change request.
  4. The Parties may agree to adjust the time limits specified in the Change request to allow for the preparation of the Impact Assessment.
  5. Subject to paragraph 1.4 above, the receiving Party shall respond to the request within the time limits specified in the Change Form. Such time limits shall be reasonable and ultimately at the discretion of the Buyer having regard to the nature of the Services and the proposed Change.
  6. In the event that the Supplier is unable to agree to or provide the Change and/or the Parties are unable to agree a change to the Charges that may be included in a request of a Change or response to it as a consequence thereof, the Buyer may:
    1. agree to continue to perform its obligations under this Contract without the Change; or
    2. terminate this Contract with immediate effect, except where the Supplier has already fulfilled part or all of the Services in accordance with this Contract or where the Supplier can show evidence of substantial work being carried out to provide the Services under this Contract, and in such a case, the Parties shall attempt to agree upon a resolution to the matter. Where a resolution cannot be reached, the matter shall be dealt with under the Dispute Resolution Procedure.
  7. If the Parties agree the Change, the Supplier shall implement such Change and be bound by the same provisions so far as is applicable, as though such Change was stated in this Contract.

ANNEX 1 – CHANGE FORM

No of Order Form being varied:
……………………………………………………………………
Change Form No:
……………………………………………………………………………………
BETWEEN:
[insert name of Buyer] ("the Buyer") and
[insert name of Supplier] ("the Supplier")

  1. This Contract is varied as follows and shall take effect on the date signed by both Parties:

[Guidance Note: Insert details of the Variation]

  1. Words and expressions in this Change shall have the meanings given to them in this Contract.

  1. This Contract, including any previous Changes, shall remain effective and unaltered except as amended by this Change.

Signed by an authorised signatory for and on behalf of the Buyer
Signature

Date

Name (in Capitals)

Address

Signed by an authorised signatory to sign for and on behalf of the Supplier

Signature

Date

Name (in Capitals)

Address