INVITATION TO TENDER

for the provision of

GREENWAYS Phase 1 – CALIFORNIA WAY

for

Wokingham Borough Council

Date of Issue: 24th March 2017

CONTENTS	Page

1.	Interpretation	4

2.	Introduction	4

3.	Description of Services Required	4

4.	Purpose and Scope of this ITT	5

5.	Contract Term and Commencement	5

6.	Questions and Clarifications	5

7.	Submission of Tenders	5

8.	Tender Requirements	6

9.	Evaluation of Tenders	8

10.	Contract Award	10

11.	Indicative Timetable and the Procurement Process	11

12.	Contractual Requirement	11

ANNEX B: EVALUATION DOCUMENTS	14

ANNEX C: NON-COLLUSIVE TENDERING CERTIFICATE	17

ANNEX D: NON-CANVASSING CERTIFICATE	18

ANNEX E: BONA-FIDE TENDER CERTIFICATE	19

ANNEX F: FREEDOM OF INFORMATION AND TRANSPARENCY	21

ANNEX G: FORM OF TENDER	22

ANNEX H: TERMS AND CONDITIONS	24

ANNEX J: CONFIDENTIALITY CERTIFICATE	25

SCHEDULE 1 – SERVICE SPECIFICATION	26

SCHEDULE 2 – PRICING SCHEDULE	27

SCHEDULE 3 – CONTRACTUAL TERMS AND CONDITIONS	28

SCHEDULE 4 – Standard SQ	28

## Interpretation

The definitions in this section apply in this Invitation to Tender (ITT):

Agreement: means an agreement to be entered into on behalf of the Council and by one tenderer for the provision of all of the Services.

Authority / Council / We / WBC: means Wokingham Borough Council.

Evaluation Criteria: means the evaluation criteria set out in Section 9.

Tenderer / Bidder / You / Your Organisation: means the business or company which is completing this Invitation to Tender.

Works: means the works and Services to be delivered to the Council in accordance with this procurement.

Services: means any associated services required to enable delivery of this procurement.

## Introduction

Bidders are being invited to complete this Invitation to Tender under an Open Procedure, in accordance with the Public Contracts Regulations 2015 and subject to notices placed in the Contracts Finder and WBC’s own websites.

Wokingham Borough Council, the Employer, is a unitary authority situated in the heart of the Royal County of Berkshire, having the powers of a non-metropolitan County and District Council combined. Located approximately 30 miles west of London, Wokingham has been voted second best place in England to live (per national survey) and is made up of 3 towns and 14 parishes, each with their own distinctive character. The vibrant market town of Wokingham, the picturesque riverside villages of Sonning and Wargrave and the rural communities of Finchampstead and Remenham contrast with the modern developments of Lower Earley and Woodley. In all, the Council serves approximately 166,000 residents in 65,000 households.

## Description of Services Required

Wokingham Borough Council are inviting bidders to submit a fixed price tender for the construction of a new greenway route from Commonfield Lane to Finchampstead Baptist Church, Finchampstead and the associated works in line with the enclosed draft construction pack containing the tender documents listed below.

Please read the documents thoroughly to be able to provide an accurate priced tender:

•	Location Plan

•	General arrangements

•	Construction standard details

•	Works information specification

•	Tender bill of quantities

•	CDM risk assessments

•	C2 utility information (can be provided upon request)

## Purpose and Scope of this ITT

This ITT:

- asks Bidders to submit their responses in accordance with the instructions set out in the remainder of this ITT;

- sets out the overall timetable and process for the procurement;

- provides Bidders with sufficient information to enable them to provide a compliant response to this ITT;

- sets out the Evaluation Criteria that will be used to evaluate tenders; and

- explains the administrative arrangements for the receipt of responses.

## Contract Term and Commencement

5.1 	Any contract issued as a result of this ITT will be held with Wokingham Borough Council and run until completion of the Works, subject to satisfactory performance.  The scheme works may commence at any suitable date and from either end of the scheme. The scheme works is required to be completed by 28th July 2017.

## Questions and Clarifications

- Any questions and clarifications relating to this ITT must be submitted by email to the Tender Co-ordinator.

- Public Contracts Regulations 2015 state that any additional information required by tenderers must be provided at least 6 days before the closing date for receipt of tenders. Therefore, WBC requires that any clarification questions are received, via email to the Tender Co-ordinator, no later than 12:00 on 7th April 2017.

- The Council will respond in writing to requests for clarification and will endeavour to answer questions as they are received during the tender period. The Council’s responses (including a description of the enquiry but without identifying the source) will also be made available to all Tenderers on the Contracts Finder website.
Final response/s will be made (in accordance with 6.2) by 17:00, 7th April 2017.

## Submission of Tenders

- The closing date for receipt of Tenders is 14:00 on 13th April 2017.
It is the responsibility of the applicant to ensure that the tender is received by the Council before the deadline, as tenders received after this time may be rejected. The Council may, at its own absolute discretion, extend the closing dates and time specified above without request.  Any extension granted will apply to all tenderers.

- This ITT pack must be completed electronically and one electronic copy of the entire pack returned to WBC on DVD / USB stick.
Electronic submissions alone cannot, however, be accepted. One hard copy of each of the documents listed in Section 8.7 must also be returned within the deadlines stated.

- Where Annexes ask for a signature and date, these must be completed in writing.

- Tenders must be returned in a plain sealed envelope which should not bear any name or mark indicating the sender (including any mark from a franking machine).

Tenders must be addressed using the following form: The form should be printed in colour, at A5 or A4 size, and securely attached to the tender return packaging. If you utilise a courier, you must ensure that the courier does not cover this form with their own delivery information. Your tender may be rejected if the control information contained on this form is not visible.

- Tenderers must ensure that the packaging in which they submit their tender is robust enough to ensure the package is not torn in error as a result of handling/postage. Any tenders that arrive with Democratic Services torn or open may be disqualified.

- Please do not submit tender bids in any way other than in line with the instructions above. Tender submissions are opened according to formal Council procedures. Failure to follow the instructions above is likely to mean that the tender submission has to be discounted.

- Contact details for the Tender Co-ordinator are as follows:

| Name of Tender Co-ordinator | Mr Tim Allen |
| --- | --- |
| Email Address | Tim.Allen@wokingham.gov.uk |
| Postal Address | Civic Offices Shute End Wokingham RG40 1BN |
| Contact number | 0118 974 6000 |

## Tender Requirements

- The Council’s requirements are specified in Schedule 1 – Service Specification.

- A full explanation of the Council’s Evaluation Criteria is set out in Section 9 below

- Tenders should be valid for acceptance for a period of at least 90 days following the closing date.

- The Council reserves the right to accept or reject any tender, and to annul the ITT process and reject all the tenders at any time, without thereby incurring any liability to the Bidders.
The Council will accept the tender, or tenders, most economically advantageous to the Council, which will not necessarily be the lowest priced tender.

- Tenderers must answer all questions as accurately and concisely as possible. Where a question is not relevant to the tenderer’s organisation, this should be indicated, with an explanation as to why.

- No appendices will be accepted unless it specifically states in the questions that an appendix can be attached.

- Tenderers MUST include the following in their submission, in hard copy:

| - Annex A | - NOT USED |
| --- | --- |
| - Annex B | - EVALUATION DocuMENTS - (Method statements And ALL associated DOCUMENTS) |
| - Annex C | - non-collusive tendering certificate, signed |
| - annex D | - non-canvassing certificate, signed |
| - annex E | - bona-fide tender certificate, signed |
| - annex F | - freedom of information & transparency, signed |
| - annex G | - form of tender, signed |
| - ANNEX H | - terms and conditions, signed |
| - ANNEX I | - NOT USED |
| - ANNEX J | - Confidentiality certificate, signed |
| - SCHEDULE 2 | - Completed PrICING SCHEDULE |

- All Responses received by the Deadline will be checked for compliance with the submission requirements set out in this ITT. If a bid is not considered compliant, the Council will not be obliged to carry out any further evaluation and the Tenderer may be eliminated from the procurement. During this period, clarification on any aspect of the tender may be sought.

- It is required that the Tenderer include a price in respect of each aspect of the Service as required by the Price Schedule. Only prices submitted on the Price Schedule will be regarded as part of the bid.
All Prices shall be stated in pounds sterling and exclusive of VAT.

- Tenders must be completed in English language or a full English translation provided at no cost to the Council.

- Where documents require a signature, this must be signed: -

    - Where the Tenderer is an individual, by that individual.

    - Where the Tenderer is a partnership, by two duly authorised partners.

    - Where the Tenderer is a company, by two directors or by a director being duly authorised for that purpose; and

- the status of the signatories within the organisation indicated.

- No unauthorised alterations shall be made to the Form of Tender or to any other document.  If any such alteration is made or if the instructions are not complied with, the tender may be rejected.  Furthermore, any Tenderer not complying with these instructions in any particular way may be rejected by the Council, whose decision in the matter shall be final.

## Evaluation of Tenders

- The submitted responses to the tender pack will be assessed in accordance with the requirements of The Public Contracts Regulations 2015. The Council will treat all responses in accordance with the principles of transparency, equality of treatment and non-discrimination.

- Since this procurement has been run as an Open Procedure, all bidders are required to answer the standard SQ document from the Crown Commercial Service.
See Schedule 4 for further details.

- Any Contract awarded as a result of this procurement will be awarded on the basis of the most economically advantageous tender to the Council, as set out below:

| Element of the Evaluation | Percentage Weighting |
| --- | --- |
| A. Quality Element/s | 60% |
| B. Price Element/s – Value for Money | 40% |
| TOTAL | 100% |

- Quality evaluation

Evaluation of the quality of tenders will consist of two phases: -

  - Mandatory Requirements, where responses to the compulsory questions will be evaluated. This consists of 1 element: Schedule 4 - Standard SQ.

  - Any tenderer who “Passes” the Mandatory Requirements will then be assessed against the Evaluation Requirements. The quality evaluation consists of 1 element: Questions 2 - 4 of Annex B – Evaluation Documents.

- Evaluation Methodology

Tenderers are required to complete Method Statements to provide detailed information demonstrating how specific elements of the service/s, as defined in the Service Specifications and Contract, will be delivered.

- The table below indicates the weighted score available for each category of method statement.

| Method Statement Category | Weighting |
| --- | --- |
| - Value for Money | 40% |
| - Demonstration of Technical Ability | 35% |
| - Achievement of Cost Certainty & Buildability | 15% |
| - Contract Management Procedures | 10% |
| TOTAL | 100% |

- Except where otherwise stated in the question; the tenderer’s response to each individual question will be scored (out of 10) using the following scoring matrix. The score (divided by 10) will be multiplied by the weight for the individual question (as indicated in the question) and the result will contribute, in proportion, to the overall weighting for that category.

| Score | Rating of Response |
| --- | --- |
| 0 | No response provided and/or substantial omissions which make the response fundamentally unacceptable and gives the Council cause for major concern. |
| 1 | Very poor standard of response; fails to meet nearly all requirements, Insufficient information provided or response generally not supported by evidence. Gives the Council cause for a very high level of concern. |
| 2 | Poor response; fails to meet the majority of requirements, insufficient information provided and/or response is generally not supported by evidence. Gives the Council cause for a high level of concern. |
| 3 | Inadequate response; fails to meet some requirements and is generally unsatisfactory and/or has omissions and/or is not supported by evidence. Gives the Council cause for serious concern. |
| 4 | Basic response; borderline in meeting requirements and has some satisfactory elements but is generally unsatisfactory and/or has several omissions. Gives the Council cause for concern in several areas. |
| 5 | Adequate response; generally meets requirements and is supported by a reasonable level of evidence but has a number of omissions which give the Council cause for some concerns in few areas. |
| 6 | Competent standard of response; meets requirements and is supported by a satisfactory level of evidence although there are a few issues which give the Council cause for some minor concerns. |
| 7 | Good standard of response; meets requirements and is supported by evidence although there are a few very minor omissions and/or very minor issues which gives the Council cause for some very minor concerns. |
| 8 | Very Good standard of response; meets requirements and is supported by comprehensive evidence which gives the Council a very good level of confidence. |
| 9 | Excellent standard of response; exceeds the requirements in a number of areas and is supported by strong evidence which gives the Council a high level of confidence. |
| 10 | Exceptional standard of response; exceeds requirements in most areas and is supported by very strong evidence which gives the Council a very high level of confidence. |

- Evaluation of the method statements will be carried out by a panel made up of staff members from the Council with relevant experience and expertise.

- Price Evaluation

  - Tenderers must complete the Pricing Schedule as described in Schedule 2.
The fixed price element carries a maximum percentage weighting of 30%, as shown in Question 1(a) of Annex B – Evaluation Documents.

  - The prices submitted must be comprehensive and include all costs associated with the resources to be employed in providing the Service. This includes all costs of whatever kind associated with the employment of people, all overheads, profit and all other costs not identified by the Contract.

  - The overall “Price” score consists of two elements:

    - The fixed price for the work. Score calculated according to the method laid out in Question 1(a) of Annex B – Evaluation Documents.

    - The score for the value for money method statement, Question 1(b) of Annex B – Evaluation Documents, assessed in accordance with section 9.5 above.

  - In accordance with the Public Contracts Regulations 2015, WBC will ask tenderers to explain the price or costs proposed in this tender, where the values appear to be abnormally low in relation to services required.
WBC may reject the tender where the evidence supplied does not satisfactorily account for the low level of price or costs proposed.

- Clarification

The council reserves the right to require tenderers to clarify any aspect of the bid or the pricing at any time during the procurement process. Clarification will generally be in writing but may include a meeting at the Council’s offices. Such meetings will not be scored. Anything arising from clarification, that alters WBC’s understanding of a tender in any way, may be used by the Council to amend the relevant tender evaluation score/s.

## Contract Award

  - Subject to section 9, the Tenderer which, in the sole opinion of the Council, has presented the most economically advantageous tender will be nominated as "Preferred Supplier" and will be recommended for contract award.

  - All Bidders will be notified of the Councils intention to award the contract to the “Preferred Supplier”, together with an explanation of the reasoning for the choice.

  - Any contract award will be conditional on the Contract being approved in accordance with the Council’s internal approval procedures. Until all necessary approvals are obtained, no agreement or work will be entered into.

  - In the event that a satisfactory conclusion with the “Preferred Supplier” cannot be agreed within one (1) month of the award of contract, the Council reserves the right to move to contract with the next ranking Tenderer.

## Indicative Timetable and the Procurement Process

The key dates for this procurement are currently anticipated to be as follows:

| Event | Date |
| --- | --- |
| Issue Invitation to Tender | 24th March 2017 |
| Deadline for receipt of written questions (by 12:00) | 7th April 2017 |
| Issue answers to questions (by 17:00) | 7th April 2017 |
| Deadline for submission of final tenders (by 14:00) | 13th April 2017 |
| Tender Evaluation period | 19th April – 21st April 2017 |
| Contract award decision finalised by the Council | 25th April 2017 |
| Contract Award | 26th April 2017 |

## Contractual Requirement

- Form of contract

The successful Tenderer will be required to sign a formal contract based on the specification relevant to the tender (Schedule 1), the Pricing Schedule (Schedule 2), the Terms and Conditions as outlined in Annex H and the Tenderers submission.
Until such execution, the successful tender, together with the Council’s written acceptance shall form a binding agreement.

- Warnings/Disclaimers

While the information contained in this ITT is believed to be correct at the time of issue, neither the Council nor its advisors accept any liability for its accuracy, adequacy or completeness, nor will any express or implied warranty be given. This exclusion extends to liability in relation to any statement, opinion or conclusion contained in, or any omission from, this ITT (including its Annexes and Schedules) and in respect of any other written or oral communication transmitted (or otherwise made available) to any Tenderer. No representations or warranties are made in relation to such statements, opinions or conclusions. This exclusion does not extend to any fraudulent misrepresentation made by, or on behalf of, the Council.

    - If a Tenderer proposes to enter into an agreement with the Council it must rely on its own enquiries and on the terms and conditions set out in the Agreement (as and when finally executed), subject to the limitations and restrictions specified in it.

    - Neither the issue of this ITT, nor any of the information presented in it, should be regarded as a commitment or representation on the part of the Council (or any other person) to enter into a contractual arrangement. No other obligation on the Council shall be implied into any contract which may arise between the Council and the preferred supplier.

    - No legal relations will be formed until the contract is awarded by the Council to the preferred supplier, at which time a formal contract will be entered into between the Council and the preferred supplier.

    - This ITT should not be regarded as an investment recommendation made by the Council or its appointed advisors.

    - Under the Contract the Council will require compliance with its policies. Tenderers are advised to satisfy themselves that they understand all the requirements of the Council before submitting their tender.

    - The Council is committed to transparency and to meeting its legal responsibilities under the Freedom of Information Act 2000. Accordingly, all information submitted may need to be disclosed in response to a request under the Act. Tenderers should be aware, that even where they have indicated that information is commercially sensitive, the Council may be required to disclose it under the Act if a request is received.

    - Please also note that receipt of any material marked “confidential” or equivalent by the Council should not be taken to mean that the Council accepts any duty of confidence by virtue of that marking.  If a request is received, the Council may also be required to disclose details of unsuccessful tenders.

- Changes to the ITT and the Project

      - The information contained in this ITT may be changed by the Council from time to time without prior (or any) notice being given by the Council.

      - In this document, words such as "anticipates", "expects", "projects", "intends", "plans", "believes", "will" (and words and terms of similar substance) indicate the Council’s present expectation of future events, which are subject to a number of factors and uncertainties that could cause actual requirements to differ materially from those described.

      - Although it is intended that the remainder of this procurement will take place in accordance with this ITT, the Council reserves the right to terminate, amend or vary the procurement process by notice in writing.

- Eligibility requirements and changes affecting a Tenderer

      - Any attempt by Tenderers, or their advisors, to influence the contract award process in any way may result in the Tenderer being disqualified. Specifically, Tenderers shall not directly or indirectly, at any time:

- devise or amend the content of any response in accordance with any agreement or arrangement with any other person, other than in good faith with a person who is a proposed partner, supplier, consortium member or provider of finance; or

- enter into any agreement or arrangement with any other person as to the form or content of any other Response, or offer to pay any sum of money or valuable consideration to any person to effect changes to the form or content of any other Response; or

- enter into any agreement or arrangement with any other person that has the effect of prohibiting or excluding that person from submitting a Response; or

- canvass the Council or any employees or agents of the council in relation to this procurement; or

- attempt to obtain information from any of the employees or agents of the council or their advisors concerning another Tenderer or Response.

      - Tenderers are responsible for ensuring that no conflicts of interest exist between the Tenderers and their advisors, and the Council and their advisors. Any Tenderer who fails to comply with this requirement may be disqualified from the procurement, at the sole discretion of the Council.

      - The Council must be notified immediately should any key persons who are part of the tender process become ineligible as described above and under the provision of the Public Contracts Regulations 2015 and / or the Council’s constitution.

      - Tenderers must inform the Council in writing of any change in control, composition or membership of that Tenderer or its consortium members, and of any other material change to the Tenderer’s response. The Council reserves the right to disqualify any such Tenderer from any further participation in the procurement process if there are any significant changes to their responses.

- The Council’s rights

The Council reserves the right to:

- waive the requirements of this ITT;

- disqualify any Tenderer that does not submit a compliant Response in accordance with the instructions in this ITT;

- withdraw this ITT at any time, or to re-invite Responses on the same or any alternative basis;

- in their absolute discretion not to award any contract as a result of the current procurement process; and

- make whatever changes they see fit to the timetable, structure or content of the procurement process, depending on approvals processes or for any other reason

- Cost

The Council will not be liable for any bid costs, expenditure, work or effort incurred by a Tenderer in proceeding with, or participating in, this procurement, including if the procurement process is terminated or amended by the council.

- Law

The laws of England and Wales shall apply for the purpose of all proceedings relating to this procurement process, any contract awarded pursuant thereto and any disputes (including non-contractual disputes or claims).

## ANNEX B: EVALUATION DOCUMENTS

100% WEIGHTING

Listed below are a series of questions that tenderers will need to complete as part of their ITT submission. Where a question is in more than one part (e.g. a and b), each part must be answered separately. Tenders must use the numbering scheme and titles shown below to head their response to each question so that it is completely clear which response is relevant.

| Section | Component | Weighting % |
| --- | --- | --- |

| 1 | VALUE FOR MONEY | 40% |
| --- | --- | --- |
| 1(a) | PRICING SCHEDULE | 30% |
|  | Scope: Provide a detailed breakdown of costs against the expected programme within bid document(s) with risk items identified and accounted for. |  |
|  | Basis for Evaluation: Bidders will be assessed against the delta of their cost to the average (arithmetic mean) tender return cost: >±10% of the average of tender prices returned = 0% >±7.5% to ±10% of the average of tender prices returned = 10% >±5% to ±7.5% of the average of tender prices returned = 20% <±5% of the average prices returned = 30% |  |
|  | Delivery Format: Bid document & hardcopy of Table 3.0 |  |
| 1(b) | METHOD STATEMENT | 10% |
|  | Scope: Please demonstrate your approach to ensuring value for money and potential cost savings for the client. |  |
|  | Basis for Evaluation: Bidders will be assessed on their approach to, and understanding of the client’s requirements for the scheme whilst demonstrating potential savings in construction. |  |
|  | Delivery Format: Short written statement |  |

| 2 | DEMONSTRATION OF TECHNICAL ABILITY | 35% |
| --- | --- | --- |
| 2(a) | REFERENCES | 20% |
|  | Scope: Provide two references from either the public or private sector (or both), that are relevant to the Council’s entire outline requirement. |  |
|  | Basis for Evaluation: Bidders to demonstrate the services which have been performed during the past three years and should be of a similar value and nature of the scheme as outlined in the bid documents. We will assess the information provided and score for evaluation purposes as shown. We will take up the references of the winning tender before contract award so please ensure that you provide precise, direct, contact details for an appropriate referrer who is happy to speak directly with WBC about the service/s you provided. Bidders will be assessed on the references; Two satisfactory references of similar nature and value: Pass 20% One satisfactory references of similar nature and value: Pass 10% No or unsatisfactory references: Fail & disqualification |  |
|  | Delivery Format: Written statements |  |
| 2(b) | PROGRAMME / PLANNING | 15% |
|  | Scope: Provide a coherent construction programme detailing how progress is to be effectively monitored and reported. |  |
|  | Basis for Evaluation: Bidders will be assessed on the comprehensive detail and logic applied to their tender programmes, and the robustness and effectiveness of their proposed monitoring, reporting and response regime. |  |
|  | Delivery Format: Programme for Mobilisation and construction phases. Please provide in Microsoft Project or PDF. |  |

| 3 | ACHIEVEMENT OF COST CERTAINTY AND BUILDABILITY | 15% |
| --- | --- | --- |
| 3(a) | METHOD STATEMENT | 5% |
|  | Scope: Describe the overall approach to the project delivery, including: understanding of technical requirements; logistics, environmental considerations, understanding of phasing; communication with Project Manager; Designers. |  |
|  | Basis for Evaluation: Bidders will be assessed on their approach to, and understanding of the project requirements including technical, phasing, a robust logistics plan including details of carrying out initial surveys, storage procedures, methods for the protection, methods of separating site and proposals for communication and interface with the client and designers. |  |
|  | Delivery Format: Short written statement plus supporting diagrams or processes where necessary |  |
| 3(b) | RISK MANAGEMENT | 5% |
|  | Scope: Describe the approach to risk management, for both design/construction and commercial risk assessment including mitigation techniques. |  |
|  | Basis for Evaluation: The response will be assessed for a comprehensive project specific approach, the quality of the risk register, response to the risks identified, risk management proposals and the proposed mitigation measures. |  |
|  | Delivery Format: Risk Register |  |
| 3(c) | DISRUPTION TO PUBLIC | 5% |
|  | Scope: Describe methods proposed to minimize disruption to the operating/completed areas to the general public due to the subsequent phased construction. |  |
|  | Basis for Evaluation: Bidders will be assessed on their approach to, and understanding of the client’s requirements for public access whilst construction works will be occurring in close proximity. Consideration should be given to health and safety, access, outdoor spaces, and security as a minimum. |  |
|  | Delivery Format: Short written statement, plus supporting diagrams or processes including site set up plan where necessary. |  |

| 4 | CONTRACT MANAGEMENT PROCEDURES | 10% |
| --- | --- | --- |
| 4(a) | HEALTH & SAFETY MANAGEMENT | 10% |
|  | Scope: Describe the overall management arrangements, roles and responsibilities in respect of H&S, highlighting primary procedures and processes proposed in respect of the project workforce and site. Identify any project specific risks and how these will be managed. |  |
|  | Basis for Evaluation: Bidders will be assessed on how specific, comprehensive, clear, relevant and verifiable their proposed draft Construction Phase H&S plan is. (Do not include generic method statements or risk assessments). |  |
|  | Delivery Format: Written statement plus supporting processes where necessary |  |

## ANNEX C: NON-COLLUSIVE TENDERING CERTIFICATE

I / WE certify that in preparing and submitting this Tender we have not offered or agreed to offer to any person any gift or consideration of any kind as an inducement or reward for doing or forbearing to do or having done or forborne to do any action in relation to obtaining this Contract.

I / WE have not canvassed any person or offered any inducement in order to obtain confidential information in relation to the Contract and the Services to be undertaken either directly or indirectly.

I / WE certify that no one has been permitted to act on our behalf to offer such inducements or perform such acts set out above.

By this Certificate the word “person” includes any persons and any body or association corporate or non-corporate and offer or agreement includes any transaction formal or informal and whether legally binding or not.

| Print Name(s) in full: |  |
| --- | --- |
| Signed: |  |
| Date: |  |

| Print Name(s) in full: |  |
| --- | --- |
| Signed: |  |
| Date: |  |

| For and on behalf of (Registered Company Name) |  |
| --- | --- |
| Registered Address |  |

## ANNEX D: NON-CANVASSING CERTIFICATE

I / We certify that in preparing and submitting this Tender that we have not canvassed any member, officer or anyone in the employment of the Council.

In this Certificate:

“Person” includes any person and any body or association, corporate or non-corporate.

| Print Name(s) in full: |  |
| --- | --- |
| Signed: |  |
| Date: |  |

| Print Name(s) in full: |  |
| --- | --- |
| Signed: |  |
| Date: |  |

| For and on behalf of (Registered Company Name) |  |
| --- | --- |
| Registered Address |  |

## ANNEX E: BONA-FIDE TENDER CERTIFICATE

In recognition of the principle that the essence of Selective Tendering is that the clients shall receive bona-fide competitive tenders from all those tendering I / WE certify that:

1.	The Tender submitted herewith is a bona-fide Tender intended to be competitive.

2.	We have not fixed or adjusted the amount of the Tender under or in accordance with any Agreement or arrangement with any other person.

3.	We have not done and we undertake that we will not do at any time before the hour specified for the return of the Tender any of the following acts: -

a)	Communicating to a person other than the person calling for this Tender the amount or approximate amount of the proposed Tender (except where the disclosure in confidence of the approximate amount of the Tender was essential to obtain insurance premiums quotations required for the preparation of the Tender).

b)	Entering into any Agreement with any other person that he shall refrain from Tendering or as to the amount of any Tender to be submitted.

c)	Offering or paying or giving or agreeing to give any sum of money or valuable consideration directly or indirectly to any person for doing or having done or causing or having caused to be done in relation to any other Tender or proposed Tender any act or thing of the sort described above.

In this Certificate: -

1.	“Person” includes any person and any body or association, corporate or non-corporate.

2.	“Any Agreement or arrangement” includes any transaction of the sort described above formal or informal and whether legally binding or not.

| Print Name(s) in full: |  |
| --- | --- |
| Job Title(s) |  |
| Signed: |  |
| Date: |  |

| Print Name(s) in full: |  |
| --- | --- |
| Job Title(s) |  |
| Signed: |  |
| Date: |  |

| For and on behalf of (Registered Company Name) |  |
| --- | --- |
| Registered Address |  |

## ANNEX F: FREEDOM OF INFORMATION AND TRANSPARENCY

The Council is committed to transparency and meeting its legal responsibilities under the Freedom of Information Act 2000 (“The Act”), and all information submitted may need to be disclosed in response to a request.

Organisations are asked to consider if any of the information supplied in this tender should not be disclosed because of its sensitivity under the Act and, if this is the case, provide the information, identifying specific reasons for its sensitivity.  The Council will endeavour to consult with organisations about sensitive information before making a decision on any Freedom of Information request received.

Please detail pages that are exempt from disclosure and include reasons:

The Council shall be responsible for determining in its absolute discretion whether any part of the Agreement or its Schedules is exempt from disclosure in accordance with the provision of the Act and the Council’s transparency commitments.

## ANNEX G: FORM OF TENDER

TO:	Tender Co-ordinator,

Wokingham Borough Council

c/o:	Civic Offices, Shute End

Berkshire

RG40 1BN

Having examined the Contract Documents for the provision of:

- Greenways Phase 1 – California Way

to Wokingham Borough Council, we offer to perform and complete the whole of the Service in conformity with the said Contract Documents for such sum as may be ascertained in accordance with said Contract Documents.

I / We undertake to complete the Services as detailed in the Specification (Schedule 1 of the Tender documents) and the Contract during the Contract Period.

I / We agree and accept all Terms and Conditions included in this tender, and accept that these will be used to form the Contract.

I / We agree that until such time as a formal Agreement is executed by the parties, this Tender, together with the Council’s written acceptance thereof, shall constitute a binding Contract between us.

I / We agree that within 28 days of the acceptance of this Tender by the Council we shall take the following steps:

a)	Execute a formal Agreement;

b)	Produce to the Council for inspection, documentary evidence that the insurances required are property maintained;

I / We also agree that if we fail to undertake any of the aforementioned steps within the said period of 28 days the Council shall be entitled to treat the said binding Contract as terminated by our breach, but without prejudice to the Council’s right to claim against us for any loss or damage resulting from such breach.

I / We further agree that this Tender will remain open for consideration for a period of three months from the last date for the return of Tenders.

I / We understand that you are not bound to accept the lowest or any form of Tender you may receive.

Yours faithfully,

| Print Name(s) in full: |  |
| --- | --- |
| Job Title(s) |  |
| Signed: |  |
| Date: |  |

| Print Name(s) in full: |  |
| --- | --- |
| Job Title(s) |  |
| Signed: |  |
| Date: |  |

For and on behalf of:

| (Registered Company Name) |  |
| --- | --- |
| Registered Address |  |

## ANNEX H: TERMS AND CONDITIONS

A copy of the terms and conditions that the Council plan to use for this contract is included in the tender documentation (Schedule 3). This is provided for information only; you do not need to add your details to this document nor return it to us at this stage.
See attached document.

Please confirm that you accept and agree to work with the Terms & Conditions provided with this tender by completing the below declaration. Failure to agree to the T&C’s will result in your tender submission being rejected.

| Print Name(s) in full: |  |
| --- | --- |
| Job Title: |  |
| Signed: |  |
| Date: |  |

## ANNEX J: CONFIDENTIALITY CERTIFICATE

Please sign this document to confirm that the organisation agrees to keep all matters relating to the tender confidential.

| Print Name(s) in full: |  |
| --- | --- |
| Job Title: |  |
| Signed: |  |
| Date: |  |

## SCHEDULE 1 – SERVICE SPECIFICATION

The main substance of this Schedule is attached as an additional document, for information only. Please note the following introductory points in relation to the necessary approach to the overall requirements of the scheme:

Flexible Surfacing material

Where flexible surfacing material is being used within the scheme, it is expected that the principal contractor is to lay the base course for this area with a view of a third party (procured by Wokingham Borough Council) laying the final flexible surface within the overall programme. This will require both parties to liaise closely with each other on the programme of works and to work together to manage the works efficiently and effectivity as possible.

The surfacing contractor will need to sign off the base course installation prior to their works, so a material guarantee can be issued to the Client upon completion. It is expected for the Principal Contractor to supervise the laying of the surface material as part of the overall scheme works.

As part of the collaborate arrangement between the surfacing contractor and the Principal Contractor, the surfacing contractor will need to utilise the Principal Contractors’ storage and welfare facilities as part of the surfacing works.

Assumptions

- All land will be under Wokingham Borough Council ownership

- Finalised pre-construction pack to be provided upon the award of the contract

- All Greenway signs to be supplied by a third party and installed by others

- All gates to be supplied by a third party and installed by others

- Temporary closure to be provided on the existing bridleway from Commonfield Lane to California Country Park rear public entrances.

- Flexible surface material to be laid by a third party (refer to previous section).

- Principal contractor to supervise the flexible surface material installation

CDM

Wokingham Borough Council will appoint the successful company/Individual as Principal Contractor upon being awarded the contract. Contractor will be supplied with a pre-construction pack and carry out their duties under CDM 2015 regulations.

Coordination

From the location of the scheme works, please provide time for coordination with the Council and third parties (FBC Centre, California Country Park etc.) in regards to pedestrian management and schedule of programmed works. Please note that pedestrian volumes will be a good degree higher during the school summer holidays. Public access must be maintained to the FBC Centre and California Country Park at all times.

## SCHEDULE 2 – PRICING SCHEDULE

Please find this information attached as an additional document and associated drawings.

The tendered price should be based on the design drawings and documentation outlined on the Issue Sheet, copied below and provided as an electronic copy with the document pack.

WBC requires a single fixed price for complete delivery of these Works. The total (A) from the table ‘3.0 – Cost Summary’ in the Greenways_BoQ_23032017_v1.xlsx will be used to calculate the price score, as per Question 1(a) of Annex B – Evaluation Documents.

NOTE: Item ‘3.0 – COST SUMMARY’ needs to be completed and returned in hard copy as part of the tender submission.

## SCHEDULE 3 – CONTRACTUAL TERMS AND CONDITIONS

This contract is expected to be let on the basis of a ‘JCT Minor Works Contract with Council Specific Amendments’. This document is not yet fully complete and will be issued to the Contracts Finder website as soon as possible.

The document, when issued, will be for information only

## SCHEDULE 4 – Standard SQ

Please find this information attached as an additional document.

This needs to be completed and returned as part of the tender submission.