- SCHEDULE 6

- PART 1 - DEFINITIONS AND INTERPRETATIONS

In addition to the Definitions and Interpretations in DEFCON 501, in this Contract the following expressions shall have the meanings hereby respectively assigned to them, except where the context requires otherwise:

| Term | Definition |
| --- | --- |
| Acceptance Into Service | The date the Boat enters into service following Acceptance Off Contract |
| Acceptance Off Contract | The date that the Boat is accepted by the Authority and title, risk of loss or damage and possession of the Boat passes from the Contractor to the Authority following satisfactory signature of the Boats Certificate of Acceptance (Schedule 13): |
| Additional Spares | Spares that have not been identified in Tables 5A or 5B of Schedule 3 (Schedule of Pricing and Required Delivery Dates) |
| Ad Hoc Task | An additional task required by the Authority that is not covered by Table 4 to Schedule 3 (Schedule of Pricing and Required Delivery Dates) |
| Ancillary Support Equipment | Items which are procured solely for the support of a Boat to enable major repair, maintenance or setting to work to be carried out: |
| As Built | The documentation to reflect the material state of the Boat following acceptance of the first of class Boat of each variant |
| Authority Change | Any change or modification to the Boat and/or the Specifications proposed by the Authority in accordance with Clause 43 (Changes to the Contract); |
| Authority Nominated Representatives | A representative of the Authority appointed by the Authority’s Authorised Officer by way of a letter to the Contractor setting out the scope and duration of the Authority Nominated Representative’s authority and any other relevant matters |
| Authority Premises | Any premises owned by Authority, or the Ship after Acceptance Off Contract |
| Authority’s Authorised Demander | A person appointed by the Authority to order spares, who shall either be the Authority’s Project Officer, or his authorised representative. |
| Authority’s Authorised Officer | A person appointed by the Authority who shall either be the Authority’s Project Officer, or his authorised representative, the Commanding Officer, end user, other representative of the Authority. |
| Authority’s Commercial Officer | The commercial officer of the Authority from time to time, as identified in Schedule 26 (Appendix - Addressees and Other Information) |
| Authority’s Representatives | The Authority’s Authorised Officer or On Site Representatives or Authority’s Nominated Representative; |
| Authority’s Sites | Any sites owned by the Authority |
| Authority’s Transport Branch | The transport branch of the Authority as identified in Schedule 26 (Addresses and Other Information) |
| Boat | The craft or vessel which the Contractor is required to supply under the Contract |
| Boat Certificate of Acceptance | The form at Schedule 13 (Boat Certificate of Acceptance) |
| Boat yard | The Boat yard where the Boat will be assembled and/or constructed. |
| Bowman Radio | The tactical communications system used by the British Armed Forces |
| Certifying Authority | The MCA or one of the organisations authorised by the MCA to appoint persons for the purpose of examining vessels and issuing and signing Declarations of Examination and issue certificates |
| Change | means any change to the terms and conditions or to the plans contained within this Contract and, for the avoidance of doubt, shall include any Gainshare proposals provided for under Clause 43 (Changes to the Contract) and/or ad hoc requirements provided for under this Contract. |
| Change in Certification and Classification | Change in applicable laws, rules, regulations or requirements (or their application) of the Classification Society or Regulatory Authorities (including the Safety Regulator) which will be compulsory for the Boat at the time of Acceptance Off Contract |
| Classification Society | a society for the promulgation of rules for the construction of vessels, the supervision of such construction, the classification of vessels according to merit, and the publication of a register listing them and classifying their essential features |
| Commencement Date | [This will be the date of this Contract and will be inserted at Contract signature] |
| Commercial Packaging | Retail trade, bulk trade or export packaging used by a commercial company suitable to ensure the contents are received by the Authority in good working order. |
| Contract Amendment | The only authority for a change to the Contract and shall be serially numbered and issued solely by the Authority’s, nominated Commercial Officer |
| Contract Deliverables | The goods and services which the Contractor is required to provide under this Contract as may be varied from time to time |
| Contract Change Proposal | Is a proposal by the Authority or the Contractor to change the Contract. A complete, agreed and signed change proposal may or may not form the basis of a Contract Amendment that may include one or more change proposals |
| Contract Change Proposal Form (CCPF1) | The format at Schedule 12 (Contract Change Proposal Form) to this contract which shall be used to record the content of a Contract Change Proposal |
| Index of Contract Change Proposals (CCPF2) | The format at Schedule 12 (Contract Change Proposal Form) which shall be used to record the index of proposals. Contract Change Proposals shall be serially numbered in the date order being raised and recorded. A Contract Change Proposal number shall not be re-used even if the proposal is cancelled. |
| Contractor’s Premises | Any sites owned by the Contractor including sub-contractor premises |
| Contractor’s Representatives | The Contractor’s employees, agents and Sub-Contractors |
| Contractor Sea Trials | Trials undertaken by the Contractor to demonstrate the performance of the Boat |
| Contractual Speed | 20 knots in the conditions set out in Schedule 2 (Statement of Technical Requirements) Table 2.1 Item 6 and Annex K of the Integrated Project Management Plan |
| Day | A calendar day |
| Defect | Any defects, deficiencies, or symptoms of weakness in the design, construction, material and/or workmanship on the part of the Contractor or Sub-Contractors |
| Delay Event | Any one of the following: (a) delay due to late delivery or delivery of any defective Government Furnished Equipment in accordance with Clause 28 (Government Furnished Equipment); (b) delay due to damage to the Boat caused by defective Government Furnished Equipment in accordance with Clause 28 (Government Furnished Equipment); (c) any delay caused by provision of inaccurate Government Furnished Information (GFI) in accordance with Clause 31 (Government Furnished Information) (d) any delay in the Authority’s provision of approval for comments on drawings, plans or other documents which are expressly stated in the Contract as requiring the Authority’s approval within a stated period of time; (e) any delay occasioned by the Authority exercising its rights in accordance with Clause 53.7 (Inspections, Tests and Trials); (f) delays due to changes to the Contract made in accordance with: (i) (iv) Clause 42 (Changes in Certification and Classification); |
| Deliverable Drawings and Documents | All drawings and/or documents to be supplied by the Contractor in accordance with the Contract |
| Dispute Proceedings | Any litigation, arbitration, administration or adjudication or mediation proceedings before any court, arbitrator, administrator or adjudicator or mediator |
| Divex | Current supplier and manufacturer of Royal Navy’s Diver Panels |
| Ex Works | The Contractor is responsible for making the goods available at his premises for collection by the Authority. |
| Extra and Emergent Work (apllicable to In Service Support only) | All such work properly authorised by the Authority in accordance with the terms of the Contract and defined as follows: Extra Work – new work not encompassed by the original TAF and required by the Authority, including but not limited to modifications, alterations and additions (A&As) and upgrading standards. Emergent Work – unforeseen work arising during the completion of a TAF including but not limited to additional work arising as a direct consequence of the survey, inspection or maintenance tasks |
| F76 | Fuel Naval Distillate (DIESO F-76/NATO F-76) is used in compression ignition engines of the high and medium speed types, naval gas turbines, steam raising plant in certain HM ships. F-76 has no direct commercial equivalent and is not readily available in the market. It is a specialised military fuel but used by most NATO Navies. F-76 has a minimum flash point of 61degC |
| Financial Year | 1 April to 31 March |
| Firm Rates | A rate, agreed for the Articles or Services, or both, which is not subject to variation |
| First of Class Training | Training of Authority personnel in Boat the maintenance and operation of the Boat. To be provided prior to Acceptance Off Contract of the First of Class Boat of each variant: |
| Force Majeure Event | Any one of the following: (a) acts of Nature; (b) any local Government requisition, control, intervention, requirement or interference; (c) threat or act of war, warlike operations, terrorism or the consequences thereof; (d) riots, civil commotions, blockades or embargoes; (e) epidemics; (f) National Strikes; (g) fire or explosion; (h) failure by any statutory undertaker, utility company, local authority or other like body to carry out works or provide services; (i) any other event of a similar nature which is reasonably beyond the control of the Contractor or Sub-Contractors. |
| Framework Agreement | An agreement to establish the basic terms (including price and/or quantity) upon which future contracts can be awarded during a given period; |
| Gainshare Proposal | A written document produced by either Party in accordance with Clause 43.10 outlining an opportunity for Gainshare; |
| Government Furnished Equipment (GFE) | The equipment listed in Schedule 11 (List of Government Furnished Equipment) |
| Government Furnished Information (GFI) | The information listed in Schedule 10 (DEFORM 316 – Government Furnished Information) |
| Guarantee | The guarantee provided by the Contractor to the Authority in accordance with Clause 32 (Guarantee) |
| Guarantee Period | The guarantee period provided by the Contractor to the Authority in accordance with Clause 32 (Guarantee) |
| Harbour Acceptance Trial | A test of the equipment/systems in harbour to ensure that the equipment/systems meets performance requirements set out in the equipment/systems own technical specifications after installation and setting to work in the Boat; |
| Information | Any information in any written or other tangible form disclosed to one Party by or on behalf of the other Party under or in connection with the Contract. |
| Invoice Paying Branch | The branch of the Authority responsible for the payment of bills as identified in Schedule 26 (Appendx - Addressees and Other Information) |
| Instalment Payment | A payment paid by the Authority to the Contractor as an advance against the Contract Price per Boat in accordance with Clause 12 (Payment) and Schedule 4 (Payment Schedule). |
| Integrated Project Management Plan | The plan required to be developed by the Contractor in accordance with Clause 15 (Integrated Project Management Plan) |
| Jigs and Tools | Jigs, tools, patterns, moulds, dies, manufacturing gauges and test equipment, together with any associated fixtures, fittings and software necessary for the build of a boat. |
| Legislation | Any applicable statute, statutory rule, order, directive, regulation or other instrument having force of law (including any directive or order promulgated by any competent national or supra-national body), and all other legislation for the time being in force. |
| Lifting Equipment | Lifting appliances, associated equipment and permanently installed lifting fixtures; |
| Loaded Condition | The Workboat (fully compliant with full fluids (fuel and water), crew, and fitted with operational role equipment or stores payload if standard workboat; |
| Major Incident | Any event which, in the opinion of the either party, causes serious damage to any part of the Boat, or which leads to a serious breach of security or safety. |
| Makers List | The list of supplies for equipment, machinery and services agreed by the Parties and set out in Schedule 16 (Makers List). |
| MARPOL | IMO International Convention for the Prevention of Pollution for Ships |
| Month | A calendar month |
| NATO Pallet | 1200mm x 1000mm and maximum weight of 1 Tonne |
| NATO Stock Number | A unique 13 digit identifying number |
| Non-Conformity | Any deviation from the Statement of Technical Requirements in the Contractor’s proposed or actual delivery of the Contractor Deliverables. |
| Notices | All forms of communication required to be given in writing by, or in connection, with this Contract. |
| Notices to Mariners | Notices issued to Mariners concerning local navigational hazards |
| OPDEF | Operational Defect that prevents equipment or systems being used |
| Packaging | The preparation of spares for transportation and storage in accordance with the Contract. The term embraces in-store maintenance (cleaning and preservation) packing and marking. |
| Party | The Contractor or the Authority, as the case may be. |
| Permissible Delay | A Force Majeure Event or a Delay Event. |
| Plan Approval | The examination of engineering drawings and related documents to support certification and Classification as required by Schedule 2 (Statement of Technical Requirements) |
| Quality Management Plan | The plan required to be developed by the Contractor in accordance with the Integrated Project Management Plan (Schedule 5). |
| Regulatory Authorities | Any body with regulatory powers whose rules and regulations must be complied with in the construction and delivery of the Contractor Deliverables. |
| Relevant Form | The completed form prescribed in Schedule 23 for the purpose of seeking Payment Approval. |
| Representatives | The employees, agents, servants, suppliers and independent contractors engaged by either party in order to perform work or duties under this Contract for which that Party is responsible. |
| Required Delivery Date | The date for delivery of the Contractor Deliverables as set out in Schedule 1 as may be amended from time to time in accordance with the terms of this Contract. |
| Safety Regulator | The authority responsible for approval of all aspects of boat safety and environmental protection which, for the purposes of this Contract, shall be the Authority. |
| Ship’s Staff | The officers and ratings appointed by the Authority to operate the Boat |
| SOLAS | IMO International Conventions for Safety of Life at Sea |
| Special Jigs and Tools | Any Jigs and Tools particular to the requirements of the Contract. |
| Stage Payment Scheme | The payment scheme set out at Schedule 4 (Payment Scheme) |
| Statutory Duties and Obligations | (i) any law, any instrument, rule or order, any regulation or byelaw of any local authority or of any statutory undertaker or of any public or private utility or undertaking; (ii) the rules and regulations of all public bodies and companies whose property or rights are affected or may be affected in any way by obligations under this Contract; and (iii) all applicable health and safety and environmental laws from time to time in effect during the term of this Contract. |
| Sub-Contract | Means a contract between the Contractor and a Sub-Contractor for the provision of the Contractor Deliverables |
| Sub-Contractor | A sub-contractor to the Contractor, a sub-contractor of a sub-contractor to the Contractor, and any other sub-contractor of whatever tier involved in the provision of the Contractor Deliverables |
| Task Authorisation Form (TAF) | The form at Schedule 7 to be used to task the Contractor to undertake In Service Support activities |
| Termination Date | The date of any early termination of this Contract pursuant to its terms |
| Termination Notice | A notice to terminate this Contract issued in accordance with DEFCON 514 (Material Breach) or Clause 48 (Termination for a Permissible Delay) or DEFCON 656 (Break). |
| Tests, Trials and Inspections | shall have the meaning set out in Schedule 5 (Integrated Project Management Plan) and Clause 53 (Inspections, Tests and Trials) |
| the Authority | The UK Secretary of State for Defence unless otherwise stated |
| the Parties | The Authority and the Contractor |
| the Schedules | Schedules 1 to 26 of this Contract. |
| Timber | Timber and wood-containing products; |
| UK Government | The government of the United Kingdom (consisting of England, Scotland, Wales and Northern Ireland). |

PART 2 – ACRONYMS

| ACRONYM | EXTENSION | DESCRIPTION |
| --- | --- | --- |
| AIS | Automatic Identification System | Automatic tracking system used on ships for identifying and locating vessels by electronically exchanging data |
| ASG | Acquisition System Guidance | MoD website (formally Acquisition Operating Framework (AOF)) that provides a single area for all acquisition guidance |
| ATV | All-Terrain Vehicle | Four-wheeled motorcycle (also known as a Quad) designed to cope with a wider variety of terrain |
| BF | Beaufort Wind Force Scale | An empirical measure that relates wind speed to observed conditions at sea |
| BRNC | Britannia Royal Naval College | The initial officer training establishment of the Royal Navy (also known as Dartmouth) |
| COTS | Commercial Off The Shelf | Commercially available capability not requiring design input or modification |
| DDS | Defence Diving School | The centre for all military diving training within the British Armed Forces |
| FDS | Fleet Diving Squadron | The HQ for the Royal Navy Diving Groups that deliver diving, underwater engineering and bomb disposal capabilities within the UK and overseas |
| FHMU | Fleet Hydrographic Mobile Unit | Fleet mobile surveying unit based in Devonport, Plymouth |
| FOC | Full Operating Capabiltiy | Complete capability delivery being met by Replacement Workboat |
| FOST | Flag Officer Sea Training | Responsible for providing Operational Sea Training for all surface ships, submarines and Royal Fleet Auxillaries of the Royal Navy |
| FOST HM | Flag Officer Sea Training – Hydrography and Meteorology | Responsible for providing specialist Hydrography and Meteorology Training for all surface ships, submarines and Royal Fleet Auxillaries of the Royal Navy |
| IOC | Initial Operating Capability | Stage of capability being delivered/met by introduction of Replacement Workboat |
| IPMP | Integrated Project Management Plan | A formal, approved document that defines how the Contractor shall manage all the contract activi |
| IPS | Ice Patrol Ship | HMS Protector -the Royal Navy’s ice patrol ship |
| ISS | In-Service Support | Encompassing the support to the capability to ensure material state, safety and timely provision of spares/repairs and modifications |
| JSP | Joint Services Publication | MoD publication |
| KUR’s | Key User Requirements | Essential Requirements that have to be fulfilled to meet capability |
| m | Meters | A metric unit of distance |
| MCA | Maritime and Coastguard Agency | Industry Regulator |
| MCTA | Maritime Commissioning, Trials and Assessments |  |
| MoB | Man Overboard |  |
| NCHQ | Navy Command Headquarters | Provides direction to Royal Navy outputs |
| Nm | Nautical Miles | A unit of distance |
| QEC | Queen Elizabeth Class | The Royal Navy’s new aircraft carrier class – HMS Queen Elizabeth and HMS Prince of Wales |
| RFA | Royal Fleet Auxillary | Civilian-manned logistical and operational support to the Royal Navy |
| RN | Royal Navy | The UK’s principal naval warfare force |
| SALMO | Salvage & Marine Operations |  |
| SCADE | Self Contained Air Diving Equipment |  |
| SMB | Survey Motor Boat |  |
| SML | Survey Motor Launch | HMS Gleaner |
| SRD | System Requirement Document |  |
| SS | Sea State | The general condition of the free surface on a large body of water, with respect to wind, waves and swell, at a certain time |
| SVHO | Survey Vessel Hydrographic and Oceanographic | HMS ECHO and HMS ENTERPRISE |
| URD | User Requirement Document |  |
| WECDIS | Warship Electronic Chart Display & Information System |  |