Our Ref:

Your Ref:

Date:

Dear Sirs / Madams,

Contract Ref:	SC190003

Contract Title:	Using local investigations to improve catchment resilience

You are invited to quote for the above in accordance with the enclosed documents.

Instructions on what information we require you to provide is in Section 4 of the following Request for Quotation document.

Your response should be returned to the following email address by midday on Wednesday 16 October 2019

matt.charlton@environment-agency.gov.uk

Please confirm, by email, receipt of these documents and whether you intend to submit a quote.

If you have any queries, please do not hesitate to contact me.

Yours faithfully

Matt Charlton

Senior Research Scientist

E-mail:	matt.charlton@environment-agency.gov.uk

Telephone:	07584187531

The Environment Agency, Horizon House, Deanery Road, Bristol BS1 5AH

Request for Quotation

Ref:	SC190003

Title:	Using local investigations to improve catchment resilience

Section 1

Who is the Environment Agency?

We are an Executive Non-departmental Public Body responsible to the Secretary of State for Environment, Food and Rural Affairs. Our principal aims are to protect and improve the environment, and to promote sustainable development.

Further information on our responsibilities, Corporate Plan and how we are structured can be found on our Website.

https://www.gov.uk/government/organisations/environment-agency/about

What do we spend our money on?

We are a major procurer of goods and services within the UK, spending circa £600M per annum, our major spend areas are:

- Flood and Coastal Risk Management (design, construction and maintenance)

- ICT and Telecommunications

- Vehicles and Plant

- Environmental Consultancy and Monitoring

- Temporary Staff and Contractors

- Facilities Management, Energy and Utilities

- Flood Management and Water Related Services

What do we need from our suppliers?

Suppliers are vital in supporting the delivery of our corporate plan.  We aim to support the economy and society whilst delivering more environmental outcomes for every pound we spend. In many areas we are leading the way on environmental and technical developments. It is our role to ensure that suppliers clearly understand our corporate aims and objectives and know that we are committed to delivering the best value most sustainable solutions, taking into account the whole life cost of our procurement decisions.  We promote diversity and equality and treat all of our suppliers fairly.

Our procurement strategy may be of interest to you as a potential supplier. It sets out our priorities and key commitments in a range of areas such as delivering our corporate plan, Government policy, supplier management and sustainable procurement:

https://www.gov.uk/government/organisations/environment-agency/about/procurement#procurement-strategy

Government changes and collaboration

Since 1 April 2013, the Environment Agency is no longer responsible for delivering the environmental priorities of Wales. This is now the remit of Natural Resources Wales (NRW).Further information can be found here:

http://naturalresources.wales/splash?orig=/

By bidding for this requirement, you may also be approached by other members of the Defra network, NRW or other government departments that are specifically named in the tender document.

Further information

For further information and to see our commitments to Diversity and Equality, please visit our website.

https://www.gov.uk/government/organisations/environment-agency/about/procurement

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Also, are you up to date on environmental legislation? See links below for further information.

Waste and Environmental Impact - https://www.gov.uk/browse/business/waste-environment

Environmental Regulations - https://www.gov.uk/browse/business/waste-environment/environmental-regulations’

Section 2

The Customer

Summary

We are the Environment Agency. We protect and improve the environment. Acting to reduce the impacts of a changing climate on people and wildlife is at the heart of everything we do. We protect and improve the quality of water, making sure there is enough for people, businesses, agriculture and the environment.

We work as part of the Defra group (Department for Environment, Food & Rural Affairs), with the rest of government, local councils, businesses, civil society groups and local communities to make our environment a better place for people and wildlife.

Resilience has become a common idea in environmental policy:

- The 25 Year Environment Plan sets out targets to 'boost the long-term resilience of our homes, businesses and infrastructure', whilst also achieving 'a growing and resilient network of land, water and sea that is richer in plants and wildlife'.

- The Defra group strategy commits to 'champion approaches which embed resilience in long-term investment decisions'.

- The National Adaptation Programme is titled 'Making the country resilient to a changing climate' and sets out numerous actions to build climate resilience in the short and long term.

We are interested in how we can use resilience as a guiding concept for environmental management and regulation, especially to manage risks from climate change.

## Contract Length

It is anticipated that this contract will be awarded to one supplier for a period of approximately 5 months to end no later March 2020. Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in advance of any work commencing and may be subject to further competition. Any amendment to contract prices for the extensions are to be by negotiation.

The Environment Agency Conditions of Contract for Research (Appendix C) shall apply to this contract.

This contract shall be managed on behalf of the Agency by Matt Charlton

## Contact Details and Timeline

Matt Charlton will be your contact for any questions linked to the content of the quote pack or the process. Please submit any questions by email and note that both the question and the response will be circulated to all tenderers.

E-mail:	matt.charlton@environment-agency.gov.uk

Telephone:	07584187531

The Environment Agency, Horizon House, Deanery Road, Bristol BS1 5AH

Key elements of the process have been reviewed. Anticipated dates for planned activities are below:

| Activity | Due Date |
| --- | --- |
| Supplier responses for Request for Quote | Midday Wednesday 16 October 2019 |
| Evaluation of Request for Quote submissions | Friday 25 October 2019 |
| Award of contract | Friday 01 November 2019 |
| Project/Contract end date | Tuesday 31 March 2020 |

It should be noted that these timescales and activities may be subject to change.

Section 3

## Evaluation Criteria

We will award this contract in line with the most economically advantageous tender (MEAT) as set out in the following award criteria:

- Price – 60%

- Quality – 40%

The following quality criteria are weighted in accordance with the importance and relevance attached to each one.

- Understanding of project scope and requirements – 10%

- Demonstrating relevant personnel,  skills and experience for this project – 10%

- Proposed approach – 10%

- Programme of work – 10%

The criteria listed above will be assessed on a 0 to 10 basis and will reflect the following judgements:

| Rating of Response The tenderer provides a response which in the opinion of the evaluators is: | Score |
| --- | --- |
| Excellent: Addresses all of the requirements and provides a response with relevant supporting information which does not contain any weaknesses, giving the Agency complete confidence that the requirements will be met. | 10 |
| Very Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains very minor weaknesses, giving the Agency high confidence that the requirements will be met. | 8 |
| Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains minor weaknesses, giving the Agency reasonable confidence that the requirements will be met. | 6 |
| Satisfactory: Substantially addresses the requirements and provides a response with relevant supporting information which may contain moderate weaknesses, but gives the Agency some confidence that the requirements will be met. | 4 |
| Weak: Partially addresses the requirements, or provides supporting information that is of limited relevance or contains significant weaknesses, and therefore gives the Agency low confidence that the requirements will be met. | 2 |
| Nil: No response or provides a response that gives the Agency no confidence that the requirements will be met. | 0 |

Section 4

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

- completed Pricing Schedule (Appendix A);

- completed Prior Rights Schedule (Appendix B);

- confirmation that terms and conditions are accepted (Appendix C. Please note that the terms cannot be amended later).

- Proposed approach including details of your capability and capacity to undertake the work

- Completed cost proposal

- CVs of proposed members of team, including sub-contractors

- Details of how you propose to manage the consortium (if applicable)

- Details of your experience of carrying out similar contracts over the last 3 years

- Gantt chart of proposed time scales

- Details of how you propose to maintain continuity of personnel

- Details of any conflicts of interest

Section 5

Specification

Title:	Using local investigations to improve catchment resilience

1	Introduction:

The Environment Agency wants to ensure that catchments in England are resilient to a range of pressures, both now and in the future. The Environment Agency is currently exploring how it can use resilience in a practical way and understand how we define and measure catchment resilience. Resilience might be an inherent property of or an aspiration for a catchment and might be measured by a catchments ability to recover or bounce back from a disturbance.

Resilience maybe framed according to the function(s) of the catchment or elimination (reduction) of problems. Pathways to resilience may include avoiding a disturbance, increasing resistance to a disturbance or enhancing recovery to the disturbance. It may be explored using single or multi-metric approaches or an assessment of the drivers of problems.

There are no well-defined measures of catchment resilience and this project is intended as a trial to understand how different properties of catchments make them more or less resilient to the prevailing pressures and the expected future pressures. The results are expected to identify transferable knowledge to improve resilience elsewhere and also to understand if this kind of approach is helpful for catchment managers.

This project is one of a number of studies exploring different aspects of resilience. The specific focus of this project is to explore the potential for identifying opportunities to increase resilience locally through investigations designed to elucidate the pressure-response relationship in catchments with real-world problems.

2	Background:

Catchments in East Suffolk, England, experience a range of water resources and quality problems including those relating to water availability, algal blooms, depleted oxygen and fish kills that adversely affect the water environment and our use of it. The occurrence of these problems indicates that the catchments are not resilient to these integrated issues despite catchment management efforts. To date management choices have had mixed success in addressing the problems. Catchment resilience could be behind why some locations have less issues than others. It could also be contributing to why some interventions have been more successful in some places than in others. We want to explore this idea further to see if it is possible to discern resilient properties from local investigations. We also want to explore whether the same patterns might be experienced in response to future pressures such as land use change, increasing water demand and climate change which are expected to exacerbate these problems and require new solutions.

In addition, we wish to undertake a catchment trial that assesses management choices that could result in increased resilience both now and in the future. The results from the local investigations would inform potential management interventions that could potentially promote or enhance identified resilient properties. This may require modelling of the potential impacts of measures.

This work should assess and compare the integrated resilience of particular rivers in East Suffolk in order to:

- determine the cause of the problems,

- identify solutions that eliminate or minimise problems across the primary functions of the catchments (water resources, water quality, ecology and fisheries), without promoting a worsening of others, and

- identify and outline transferable knowledge to improve and compare resilience elsewhere.

The project should employ a blend of literature review, stakeholder engagement and modelling to develop and test ways to:

- Assess increasing abstraction reliability (metrics may include number of days of abstraction, Q95, hands-off flow). This may be achieved by developing a range of flow scenarios (for example, under climate change, flow augmentation, high flows abstraction and storage).

- Assess reducing identified water quality issues (for example, algal blooms, depleted oxygen, fish kills). This may be achieved by developing a range of management scenarios (for example, flow, phosphorus, water temperature, shading)

- Assess and evaluate drivers and management in an integrated way (for example, would low flow augmentation reduce algal blooms and subsequent water quality risk and increase water supply provision)

This work should draw on existing Environment Agency work into climate change, water resources and water quality (for example Environment Agency 2013, 2016, 2017, 2019). It should identify all relevant functional pressures and develop a range of management options to be tested. It should draw upon historical and anecdotal evidence and novel data that may be available.

This work will contribute to ensuring that the Environment Agency can protect and improve the environment by assessing ways to identify, test and improve catchment resilience to multiple pressures both now and in the future. It will have transferability to unique catchment studies and options appraisals and national once-over assessments across many of the core functions and move us towards more integrated and holistic catchment management.

3	Scope of Work:

The work will:

- focus on rivers in the East Suffolk operational catchment to ensure alignment with Priority Catchment work;

- engage with local area staff responsible for managing the catchments to understand what is understood by resilience and identify the primary concerns in catchment management

- explore changes in timing, magnitude and duration of these problems using a range of currently untapped data (this data has been used operationally but has yet to be fed back into understanding catchment behaviour and response) including but not limited to 15 minute continuous water quality data from 2017 to current day, continuous flow measurements, discharge records from flow augmentation schemes, incident records, biology data and hydraulic information

- use existing tools to assess changes in these issues as a result of identified management choices and assess how these are affected by changes in drivers over time

- explore reasons for why catchments are or are not resilient or sensitive to range of pressures

4	Approach and Method:

The overall approach will use stakeholder engagement and modelling exercises to identify and explore the drivers of catchment problems, how these may change in the future and with management strategies, and how this will ensure catchments are resilient both now and in the future. This will consist of four main areas of work, each with their own sub-tasks:

Task 1 Develop methodology

The Priority Catchment work is focused on exploring options for ensuring water supply resilience and has a number of test catchments in England. To maximize understanding across a range of Environment Agency functions we have identified the East Suffolk operational catchments as a potential test case for testing catchment resilience. We have already engaged with Area staff in Ipswich through our Priority Catchment work to:

- understand their perspective on catchment resilience

- identify a specific set of study catchments

- identify catchment problems and management options in the area

- identify datasets and model availability

A methodology should be developed outlining main tasks and phases of the work and describing the detail work planned to achieve the aims and objectives within the scope outlined. It will focus on catchment comparative studies to understand existing problems, the nature of existing solutions and what can be done to improve resilience now and in the future. It should identify a rough timeline of problems and solutions in order to understand specific events. This will feed into the development of testable scenarios (for example flow, phosphorus) that provide desirable or challenging outcomes and measurable metrics that feed management option assessment (low flow augmentation, flushing, high flow abstraction and storage). This should include modelling of the robustness of management options that consider interrelated issues of water resources and quality. It should also outline the data required (see Section x for more), how it will be used and its acquisition.

Task 2 undertake investigations and identify resilient properties

This task implements the methodology to understand the nature of the problems and identify if there are characteristics contributing to resilience. For example, algal blooms may be avoided in situations where threshold conditions are not met. What is it about the catchment that prevents or allows the development of these conditions?

Task 3 explore impact of potential measures on resilience/resilient properties

This task implements an extension of the qualitative and modelling exercise to understand whether there are options that minimize or eliminate particular options. These may be options that are already being used, that are successful in some catchments rather than others, or may be new possibilities, including a suite of options ensuring resources and quality are maintained.

Task 4 explore pressures, properties and measures under climate change

This tasks repeats task 3 but under climate change. It may involve the creation of climate-, flow-, or quality-related projections. It should synthesize the analyses to determine if we use ‘concept of failure’ or ‘multi-metric’ approaches to understanding resilience, now and in the future.

Task 5 report writing and data delivery

Write up of outputs:

- Reflect on findings of case study work.

- Recommendations, observations and lessons learned

- Write up the report and agree final version with EA

- Provide data and models in accessible format

5	Data required:

The project will require the following data:

- Future flows hydrology

- Future flows climatology information in order to use the temperature data.

- Current water temperature from the Environment Agency water temperature archive to develop relationships between air and water temperature

- Future phosphorus concentrations – from Phase 1 – this will include the river flow data

- Chlorophyll-a and dissolved oxygen data from the Environment Agency WIMS system

- Nitrogen and silicon from the Environment Agency WIMS system

- CEH Water Quality and Biological data sets

- Algal bloom records

- Catchment boundaries, river network

- Observed flow records

- Catchment characteristics (land cover, etc.)

- Climate change info / impacts info

- Observed water quality (P, T, N, Am, Chl etc.)

- Oxygen, fish kills

- Model availability

## 6	Timescales:

Proposed start date:	November 2019

Proposed end date:	March 2020

Duration:		5 months

## 7	Undertaking the work:

We envisage the tasks will be delivered as separate activities, but with the potential for elements of the different tasks to be undertaken in parallel.

The contractor should allow enough time and costs for Project Board meetings to discuss progress and agree future scope. The contractor can expect assistance from various Environment Agency officers to access Environment Agency records.

## 8	Required Knowledge and Expertise:

The skills and experience required include, but are not limited to:

- Project design and management

- Water quality modelling; specifically modelling of phosphorus concentrations

- Knowledge of WFD standards

- Source/load apportionment modelling

- Climate change impacts modelling

- Future flows hydrology datasets

- Advanced knowledge of physico-chemical controls on chlorophyll blooms

- Data management

- Excellent map production skills

- Excellent report writing skills

The Contractor shall only use people in delivery of the work who are suitably experienced. We recognise the specialist nature of the skills required and we encourage due consideration to the best way of providing the necessary expertise. We would accept proposals from well-balanced consortiums.

9	Deliverables:

Key deliverables:

- Interim reports produced at key stages of the project

- Science report summarising the project including conclusions and recommendations

- Data and models in accessible format

All deliverables are to be submitted in draft to the Environment Agency and other partners for review and comment, prior to approval. All reports must be produced in accordance with Environment Agency style guides. Reports should be submitted in electronic form in MS Word format.

During the course of the project, the contractor will also provide the Environment Agency’s Project Manager with a brief monthly progress report outlining progress to the Programme.

To disseminate this research more widely it may be appropriate to develop a number of journal papers and/or conference presentations/posters. Preparation of such articles will be subject to review and approval by the Environment Agency and its partners in every case and/or co-authorship by the Environment Agency and its partners.

## 10	Governance:

A Project Board will be set up to steer direction of the project and to provide technical quality review.

| Role | Name | Responsibility |
| --- | --- | --- |
| Sponsor | Glenn Watts | Head of Research |
| Executive | Harriet Orr | Research Manager Climate Change |
| Manager | Matt Charlton | Principal Scientist Climate Change |
| Delivery Team | Stuart Allen Jens Evans | Principal Scientist Climate Change Principal Scientist Climate Change |

## 11	Information to be returned:

Your proposal should provide an appropriate level of detail and contain the following information:

- Proposed approach including details of your capability and capacity to undertake the work

- Completed cost proposal

- CVs of proposed members of team, including sub-contractors

- Details of how you propose to manage the consortium (if applicable)

- Details of your experience of carrying out similar contracts over the last 3 years

- Gantt chart of proposed time scales

- Details of how you propose to maintain continuity of personnel

- Details of any conflicts of interest

Alternative offers will be considered if they constitute a fully priced alternative and are submitted in addition to a tender complying with the requirements of the tender Documents. The Environment Agency is under no obligation to accept the alternative proposals or any optional extras.

12	References:

# ENVIRONMENT AGENCY (2012) 2012 WFD river and lake classification data for P. http://www.environment-agency.gov.uk/research/library/data/97343.aspx

# ENVIRONMENT AGENCY (2013a) Risk Assessment Key Messages – Eutrophication (draft risk assessment). This can be found under ‘Environment Agency WFD – Draft Risk Assessments for Cycle 2’ on Geostore.

# ENVIRONMENT AGENCY (2013b) Risk Assessment Method – Eutrophication (draft risk assessment). This can be found under ‘Environment Agency WFD – Draft Risk Assessments for Cycle 2’ on Geostore.

# PRUDHOMME, C., YOUNG, A., WATTS, G., HAXTON, T., CROOKS, S., WILLIAMSON, J., DAVIES, H., DADSON, S., ALLEN, S. (2012) The drying up of Britain?: a national estimate of changes in seasonal river flows from 11 regional climate model simulations. HYDROLOGICAL PROCESSES, 26 (7). 1115-1118. 10.1002/hyp.8434

WHITEHEAD, P.G., WILBY, R.L., BATTAERBEE, R.W., KERNAN, M. AND WADE, A. (2009) A review of the potential impacts of climate change on surface water quality, Hydrological Sciences Journal 54 (1), 101-123.

Section 6

Contract Management

This contract shall be managed on behalf of the Agency by Matt Charlton

The contract will be managed by the project manager through regular telephone conversations, emails, review meetings and interim/progress reports.

The contract is for a period of approximately five months.

We will raise purchase orders to cover the cost of the services and will issue them to the supplier following the award of the contract.

Planned expenses must be allowed for in the contract price and any additional expenses must be agreed in advance with the project manager on a case by case basis.

The supplier should invoice the Environment Agency after completion of key deliverables and as agreed with the project manager. Agreed, additional expenses must be itemised separately on the relevant invoice.

Before the invoice is issued, a fee note must be emailed in advance to the contract manager for approval. All invoices must quote the purchase order number in order to be processed. A file copy invoice must be provided to the contract manager, on request. The timescale for payment of invoices will be up to 30 days after we have received a valid invoice.

Section 7

Sustainability Considerations

We are committed to continually improving our sustainability performance. The Environment Agency has set itself tough objectives as a clear commitment and contribution to sustainable development throughout England. The Agency recognises that this can only be achieved through commitment from all sectors of society and it is intent on raising awareness amongst industry and commerce.

Contractors must adopt a sound proactive environmental approach, designed to minimise harm to the environment.

Environmental criteria should be considered as part of your tender submission with credit given for innovation. Factors to be considered could include areas such as:

    - Paper use: All documents and reports prepared by consultants and contractors are produced wherever possible on recycled paper containing at least 100% post consumer waste and printed double sided.

    - Travel: use of public transport, reduce face to face meetings by using email and videoconferencing. Meetings to be held in locations to minimise travel and close to public transport links.

    - Packaging: should be kept to a minimum. Re-use and disposal issues must be considered.

    - Efficient Energy and Water Use.

    - Disposal of Waste: Whilst on site the contractor is responsible for the disposal of their own waste and can only use client facilities with express permission from the on site facilities officer.

    - Whilst on site, contractors should comply with the local environmental policy statement which will be made available to you in advance or on arrival.

Diversity and Equal Opportunities

We are committed to promoting equality and diversity in all we do and valuing the diversity of our workforce, customers and communities.  As a public body, we publish regular information about what our equality objectives are and how we’re meeting them.

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Health and Safety

Contractors will be responsible for making sure all required health and safety aspects including risk assessments are undertaken and required management measures are in place to protect worker exposure. This includes management of all partners, consortium members and subcontractors.

IEM2020:

## Sustainability Objectives

As the Environment Agency, our overarching aim is to protect and improve the environment for people and wildlife. Over the last 10 years we have achieved significant reductions in our environmental impacts that occur through our everyday operations. This included a 40% reduction in our carbon emissions and a 37% reduction in the number of miles we travel. This year we have launched our new Internal Environmental Management strategy to take us through to 2020, building on these successes and widening our ambition.

Supply chain

Our 2020 approach will have a very strong emphasis on the indirect impacts of our supply chain.

Our supply chain accounts for over 70% of our total environmental impacts.

Working with our supply chain we want to be world class in the area of environmental management. The environmental impacts of our work and that delivered by and through our supply chain must be reduced; environmental risks must be effectively managed and opportunities for enhancements investigated.

As an organisation, our environmental management system (EMS) is accredited to ISO14001 and EMAS standards. Our procurement activities form part of this system; driving environmental performance improvements across the value chain.

## Section 8

### Additional Information

### Copyright and confidentiality

Unless otherwise indicated, the copyright in all of the documentation belongs to the Environment Agency, and the documentation is to be returned to us with your tender. The contents of the documentation must be held in confidence by you and not disclosed to any third party other than is strictly necessary for the purposes of submitting your quote. You must also ensure that a similar obligation of confidentiality is placed upon any third party to whom you may need to disclose any of the documentation for the purposes of the tender.

### Accuracy of documentation

You should check all documentation; should any part be found to be missing or unclear you should immediately contact us at the address given in the covering letter. No liability will be accepted by the Environment Agency for any omission or errors in the documentation which could have been identified by you.

### Amendments to documentation

Prior to the date for return of tenders, we may clarify, amend or add to the documentation. A copy of each instruction will be issued to every Tenderer and shall form part of the documentation. No amendment shall be made to the documentation unless it is the subject of an instruction. The Tenderer shall promptly acknowledge receipt of such instructions.

### Alternative Offers

Alternative offers may be considered if they constitute a fully priced alternative and are submitted in addition to a quotation complying with the requirements of the Invitation to Quote Documents. If, for any reason you wish to submit an alternative offer without a fully compliant tender please contact us in accordance with the details in the covering letter.

## Continuity of personnel

The Contractor shall employ sufficient staff to ensure that the Services are provided at all times and in all respects to the Project Standard. It shall be the duty of the Contractor to ensure that a sufficient reserve of staff is available to ensure project delivery in the event of staff holidays, sickness or voluntary absence

The Environment Agency will be notified immediately of any changes to personnel associated with the project. The Contractor will ensure that every effort is made to replace outgoing staff with personnel of equal calibre and expertise. All new members of staff undertaking work for the Project will need to be agreed by the Environment Agency prior to commencement.

At all times, the Contractor shall only employ in the execution and superintendence of the Contract persons who are suitable and appropriately skilled and experienced.

## Intellectual property rights

All results, including material and tools produced, developed or paid for under this contract shall be the property of the Environment Agency.

## References

The Environment Agency may request recent and relevant references prior to the award of the project.

Contract award

This Request for Quote is issued in good faith but we reserve the right not to award any or all of this work.

### DATA PROTECTION ACT ADDENDUM TO SPECIFICATION

## Protection of personal data

In order to comply with the Data Protection Act 1998 the Contractor must agree to the following:

- You must only process the personal data in strict accordance with instructions from the Environment Agency.

- You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

- You must take reasonable steps to ensure the reliability of employees who have access to personal data.

- Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

- Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

- You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

- On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

# APPENDIX A - PRICING SCHEDULE

ALL COSTS QUOTED MUST BE EXCLUSIVE OF VAT

All costs must be quoted on this schedule. Any costs not detailed will not be paid.

Staff Costs

Please detail the day rates of your proposed personnel in the table below.

(Please also advise how many hours you constitute a working day)

| Name | Title/Grade | Day Rate | No of Days |
| --- | --- | --- | --- |
| Total |  | £ |  |

Other costs

Please state any other costs that will need to be taken into consideration.

| DESCRIPTION | COST £ |
| --- | --- |
| 1. Other costs (please detail) |  |
| 2. Other costs (please detail) |  |
| 3. Other costs (please detail) |  |
| TOTAL |  |

Discounts, rebates and reductions

Please detail below any discounts, rebates and other reductions you are prepared to offer and the basis of those incentives

| DESCRIPTION | AMOUNT £ |
| --- | --- |
| TOTAL |  |

Total Overall Cost

Please detail the total fixed cost for the project

| ITEM | TOTAL AMOUNT £ |
| --- | --- |
| Staff Costs |  |
| Other Costs |  |
| Discounts/reductions |  |
| TOTAL Overall Cost |  |

The following limits will be applicable to all claims for travel and subsistence under this contract:

- Travel by rail: standard class should be used at all times

- Travel by car: 45 pence/mile

Hotel bookings should be made through the Environment Agency’s corporate travel contract. Details of this contract are available from the Corporate Contracting Team.

When making reservations you should state that you are a contractor working on Environment Agency business.

Hotel charges must not exceed a maximum limit per night bed and breakfast (VAT included) of: £140 in London; £100 in Bristol; £90 in Warrington; £85 in Reading; £75 in Aberdeen, Birmingham, Belfast, Cardiff, Coventry, Edinburgh, Glasgow, Harlow, Leeds, Manchester, Middlesbrough, Newcastle, Oxford, Portsmouth, Sheffield and York; and £70 in all other destinations. Please note that these hotel ceiling rates are subject to change throughout the life of the contract.

Expenditure on dinner during an overnight stay must not exceed a maximum limit of £25, including a drink.

Receipts for all rail travel, hotel and food expenses will be required as proof of expenditure and will be reimbursed at cost. No profit or additional cost shall be applied by the contractor to such personal expenses.

APPENDIX B - PRIOR RIGHTS SCHEDULE

Details of Prior Rights held by the Parties (To be updated as Rights are introduced during the period of the Contract)

Prior Rights owned or lawfully used by a Party, whether under licence or otherwise, which it introduces to the Project for the purposes of fulfilling its obligations under the Contract

Held by the Environment Agency

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |

Held by the Contractor

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |

Explanation of Contractor's Prior Rights
All Intellectual Property Rights owned by or lawfully used by the Contractor, whether under licence or otherwise before the date of this Contract. It can also mean any invention and know how or other intellectual property (whether or not patentable) owned by one of the parties prior to the commencement of the Project, or devised or discovered by one of them only in the course of other projects during the Project period and not arising directly from the Project.

APPENDIX C – ACCEPTANCE OF TERMS AND CONDITIONS

I/We accept in full the terms and conditions named in Section 2 and appended to this Request for Quote document.

Company 	____________________________________________________

Name

Signature	____________________________________________________

Print Name	____________________________________________________

Position	____________________________________________________

Date		____________________________________________________