INVITATION TO TENDER (ITT)

for

ARMY ESTATE MODERNISATION PROGRAMME (AEMP) WELLINGTON BARRACKS, LONDON

VOLUME 2: Annex 8

The Contract Performance Management Plan (CPMP) including Appendix 1 to Annex 8 – Key Performance Area Schedule and Appendix 2 to Annex 8 – Monitoring of Contractor’s Performance Flowchart

DIO Project Reference: 
Z9A2905Y21

DIO Tender / Contract No: 70917455 CWAS-638-2023-01

Version 1.0

Major Programmes & Projects 
Defence Infrastructure Organisation 
Kentigern House,

65 Brown Street

Glasgow

G2 8EX

Contents

The Contract Performance Management Plan	2

1	Introduction	2

2	Monthly Contract Reports	2

3	Contractor Key Performance Indicators (KPI’s)	3

4	Assessment of Contractor’s Performance	3

5	Governance	4

6	Performance and Capability	5

Appendix 1 - Key Performance Area Schedule	6

KPI – Table 1 – [REDACTED] – Design Performance – Standards and Measurement	6

KPI – Table 2 – Contract Phase 2 Construction Performance Standards and Measurement	7

KPI – Table 3 – Contract Phase 3 – Client Take Over (Handover) Performance Standards and Measurement	11

KPI – Table 4 – Contract Phase 4 – Defect Rectification Performance Standards and Measurement	12

KPI – Table 5 – Contract Phase 1 – Social Value - Standards and Measurement	13

Appendix 2 - Monitoring of Contractor’s Performance Flowchart	15

[REDACTED]