PF5

Invitation to Tender for

Provision of Joined Digital Well Logs in the regions of the UKCS covered by the 2016-2017 Government funding for seismic data acquisition / re-processing

Tender Reference Number: TRN 024/06/2016

Deadline for Tender Responses: 22 July 2016, 17:00

Oil & Gas Authority

Date: 27 June 2016

The Oil & Gas Authority (“OGA”) wishes to commission a project for Provision of Joined Digital Well Logs in the regions of the UKCS covered by the 2016-2017 Government funding for seismic data acquisition / re-processing.

Enclosed are the following sections:

- Section 1 (page 3) 	Instructions on tendering procedures

- Section 2 (page 7) 	Specification of requirements

- Section 3 (page 15)	Further information on tendering procedure

- Section 4 (page 18)  	Declarations and information to be provided;

          - Statement of Non-Collusion

          - Form of Tender

          - Conflict of Interest

          - Questions for tenderers

- Annex A: Pricing schedule (page 25)

Please register your interest in submitting a tender for this project by emailing kate.saworsky@oga.gsi.gov.uk. This will ensure you receive immediate notification of updates to the ITT process or answers to questions raised by potential bidders.

Please read the instructions on the tendering procedures carefully since failure to comply with them may invalidate your tender. Your tender must be returned by hard copy before the deadline time and date 17:00  on the 22 July 2016 clearly marked “TENDER” including the tender reference Number e.g. TRN 024/06/2016. Please email an electronic copy AFTER the deadline for receipt of tenders to:

Christian.Mathieu@oga.gsi.gov.uk

kate.saworsky@oga.gsi.gov.uk

I look forward to receiving your response.

Yours sincerely,

Kate Saworsky

Email: kate.saworsky@oga.gsi.gov.uk

Section 1

Instructions and Information on Tendering Procedures

Invitation to Tender for Provision of Joined Digital Well Logs in the regions of the UKCS covered by the 2016-2017 Government funding for seismic data acquisition / re-processing.

Tender Reference Number: TRN 024/06/2016

Deadline for Tender Responses: 17:00 on the 22 July 2016

Contents

A.	Indicative Timetable	4

B.	Procedure for Submitting Tenders	4

C.	Conflict of Interest	5

D.	Evaluation of Responses	6

E.	Terms and conditions applying to this Invitation to Tender	6

F.	Further Instructions to Contractors	6

G.	Checklist of Documents to be Returned	6

# Indicative Timetable

The anticipated timetable for this tender exercise is as follows. The OGA reserves the right to vary this timetable. Any variations will be published on contracts finder or circulated to all organisations who have registered an interest in notifications.

| Tender Timeline | Date |
| --- | --- |
| Advert and full invitation to tender issued | 27/06/2016 |
| Deadline for questions relating to the tender | 11/07/2016 |
| Responses to questions published | 15/07/2016 |
| Deadline for receipt of tender | 22/07/2016 17.00 |
| Invite suppliers for bid clarification (if needed) | W/C 25/07/2016 |
| All suppliers alerted of outcome | 08/08/2016 |
| Contract award on signature by both parties | 10/08/2016 |
| Contract start date | 12/08/2016 |

The contract is to be for a period of 6 months unless terminated or extended by the Authority in accordance with the terms of the contract.

# Procedure for Submitting Tenders

The maximum page limit for tenders is 10 pages (excluding examples, declarations and CVs).

Please send 1 (one) hard copy of your proposal clearly marked as “TENDER” on the envelope and include the TRN reference 24/06/2016 before the deadline of 17:00 on the 22 July 2016 to:

Christian Mathieu

Exploration Road Map Project

OIL & GAS AUTHORITY

AB1

48, Huntly Street

ABERDEEN AB10-1SH

Christian.Mathieu@oga.gsi.gov.uk

Please also send an electronic version of your proposal AFTER the deadline for receipt of tenders to the above email address and to kate.saworsky@oga.gsi.gov.uk.

For questions regarding the procurement process please contact kate.saworsky@oga.gsi.gov.uk

Tenders will be received up to the time and date stated. Please ensure that your tender is delivered not later than the appointed time on the appointed date. The Authority does not undertake to consider tenders received after that time. The Authority requires tenders to remain valid for a period indicated in the specification of requirements.

The OGA shall have the right to disqualify you from the procurement if you fail to fully complete your response, or do not return all of the fully completed documentation and declarations requested in this ITT. The OGA shall also have the right to disqualify you if it later becomes aware of any omission or misrepresentation in your response to any question within this invitation to tender. If you require further information concerning the tender process, or the nature of the proposed contract, email kate.saworsky@oga.gsi.gov.uk. All questions should be submitted by 11/07/2016. Questions submitted after this date may not be answered. Should questions arise during the tendering period, which in our judgement are of material significance, we will publish these questions with our formal reply by the end of 15/07/2016 and circulate – unnamed - to all organisations that have expressed an interest in bidding.  All contractors should then take that reply into consideration when preparing their own bids, and we will evaluate bids on the assumption that they have done so.

You will not be entitled to claim from the Authority any costs or expenses that you may incur in preparing your tender whether or not your tender is successful.

# Conflict of Interest

The OGA standard terms and conditions of contract include reference to conflict of interest and require contractors to declare any potential conflict of interest to the Secretary of State.

For research and analysis, conflict of interest is defined the presence of an interest or involvement of the contractor, subcontractor (or consortium member) which could affect the actual or perceived impartiality of the research or analysis.

Where there may be a potential conflict of interest, it is suggested that the consortia or organisation designs a working arrangements such that the findings cannot be influenced (or perceived to be influenced) by the organisation which is the owner of a potential conflict of interest. For example, consideration should be given to the different roles which organisations play in the research or analysis, and how these can be structured to ensue maintain an impartial approach to the project is maintained.

The process by which this is managed in the procurement process is as follows:

- During the bidding process, organisations may contact the OGA to discuss whether or not their proposed arrangement is likely to yield a conflict of interest. Any responses given to individual organisations or consortia will be published on Contracts Finder (in a form which does not reveal the questioner’s identity). Any organisation thinking of submitting a bid, should share their contact details with the staff member responsible for this procurement, to ensure they receive an update when any responses to questions are published.

- Contractors are asked to sign and return Declaration 3 (page 21) to indicate whether or not any conflict of interest may be, or be perceived to be, an issue. If this is the case, the contractor or consortium should give a full account of the actions or processes that it will use to ensure that conflict of interest is avoided. In any statement of mitigating actions, contractors are expected to outline how they propose to achieve a robust, impartial and credible approach to the research.

- When tenders are scored, this declaration will be subject to a pass/fail score, according to whether, on the basis of the information in the proposal and declaration, there remains a conflict of interest which may affect the impartiality of the research.

Failure to declare or avoid conflict of interest at this or a later stage may result in exclusion from the procurement competition, or in the OGA exercising its right to terminate any contract awarded.

# Evaluation of Responses

The tender process will be conducted to ensure that bids are evaluated fairly and transparently, in accordance with agreed assessment criteria.  Further details are provided in the specification.

# Terms and Conditions applying to this Invitation to Tender

The OGA Short Form Terms and Conditions of Contract will apply to this contract.  These can be downloaded from Contracts Finder.

# Further Instructions to Contractors

The Authority reserves the right to amend the enclosed tender documents at any time prior to the deadline for receipt of tenders. Any such amendment will be numbered, dated and issued. Where amendments are significant, the Authority may at its discretion extend the deadline for receipt of tenders.

The OGA reserves the right to withdraw this contract opportunity without notice and will not be liable for any costs incurred by contractors during any stage of the process. Contractors should also note that, in the event a tender is considered to be fundamentally unacceptable on a key issue, regardless of its other merits, that tender may be rejected. By issuing this invitation the Authority is not bound in any way and does not have to accept the lowest or any tender and reserves the right to accept a portion of any tender unless the tenderer expressly stipulates otherwise in their tender.

# Checklist of Documents to be Returned

- Proposal (maximum 10 pages, excluding example logs, CVs, etc.)

- Annex A – pricing schedule

- Declaration 1: Statement of non-collusion

- Declaration 2: Form of Tender

- Declaration 3: Conflict of Interest

Section 2

Specification of Requirements

Invitation to Tender for Provision of Joined Digital Well Logs in the regions of the UKCS covered by the 2016-2017 Government funding for seismic data acquisition / re-processing.

Tender Reference Number: TRN 024/06/2016

Deadline for Tender Responses: 17:00 on the 22 July 2016

Contents

1.	Introduction and summary of requirements	8

2.	Background	8

3.	Aims and Objectives	9

4.	Methodology	10

5.	Outputs Required	10

6.	Ownership and Publication	10

7.	Quality Assurance	11

8.	Timetable	11

9.	Challenges	11

10.	Working Arrangements	11

11.	Required Skills	12

12.	Consortium Bids	12

13.	Budget	12

14.	Evaluation of Tenders	13

Attachment 1 - CS-5 Curve Joining standard…………………………………………………… 26

Attachment 2 - List of 1st priority wells…………………………………………………………….32

# Introduction and summary of requirements

To ensure that the UK is doing all that it can to maximise the economic recovery of the nation’s oil and gas resources, in June 2013 the Secretary of State for Energy and Climate Change announced a comprehensive review of the UK offshore Oil and Gas Industry and invited Sir Ian Wood to lead this work.

Sir Ian’s final report was published in February 2014.  The report was widely welcomed by the oil and gas industry and Government is implementing its recommendations. A key recommendation was the creation of a new arm's length body charged with effective stewardship and regulation of UK Continental Shelf (UKCS). The new independent regulator, the Oil and Gas Authority (OGA), was established in April 2015.

As custodians of the UK exploration and production portfolio, the OGA has a responsibility to provide, update and maintain the regional geological framework within which integrated technical and commercial decisions can be made.  As part of efforts to improve access to such datasets, we are seeking to create a set of Joined Digital Well Logs (JDWL) from wells drilled in the various areas of the UKCS which will benefit from the 2016-2017 £20MM Government funding either through new seismic acquisition or through re-processing of legacy (existing) seismic data.

The JDWL will be included in and add value to the 2016-2017 Government funded seismic data package which will be made freely available by the end of Q1 2017.  Due to existing licensing arrangements, the OGA requires an original set of JDWL which it will then hold the rights to publish under an appropriate license agreement. The data which will be released as part of the overall 2016 Government Seismic data package will include QC’d, high quality Joined Digital Well Logs JDWL as well as well composite logs (including a top-to-bottom summary of the well showing tops, casing points, lithological descriptions etc. displayed against a background of selected joined wireline logs, usually available as a PDF file), geological tops, deviation data, check shots. The Oil and Gas Authority (OGA) is hereby inviting tenders for the sole provision of Joined Digital Well Logs (JDWL) to support our efforts to maximise economic recovery of hydrocarbons on the UKCS.

For the purposes of this tender, JDWL are defined as digital logs, usually in DLIS or LAS format, in which individual log runs for selected wireline tools are joined together from the top to the bottom of the borehole in a way which corrects for depth measurement variations and environmental borehole conditions.

The joining of the logs must be done according to the CS-5 Curve joining Standard revised and published by CDA in August 2010 (see Attachment 1)

The preliminary phasing of this job (e.g. by geographic area) is proposed below (please refer to Sections 3 and 8) and may be fine-tuned after a successful tender has been awarded.

Well log curves must be provided in 'platform independent' industry standard format i.e. DLIS or LAS.

This document represents an invitation to tender for the aforementioned work on behalf of the OGA.

# Aims and Objectives

In the frame of this JDWL product, OGA requires the following curves to be joined, as far as the available data will allow, for each of the wells outlined below and listed in Attachment 2:

- Spontaneous Potential (SP)

- Gamma Ray

- Resistivity

- Sonic

- Density

- Neutron

- Calliper

The aim is to obtain a set of high quality QC’d joined curves that will be valid for use in both seismic processing and for regional studies.

These joined curves will be made for the following wells taken from as many different blocks / quadrants as possible to ensure a good regional spread of calibration points (see Attachment 2):

- 35 (thirty five wells including 5 re-spud) 1st priority wells pertaining to South West Britain including areas such as the Celtic Sea and the Western English Channel, the Bristol Channel, the St. George’s Channel and the Irish Sea (“South West Britain” for the purposes of the remainder of this document) and to the East Shetland Platform, including the East Orkney Basin, East Fair Isle Basin and Dutch Bank Basin. These wells will help in processing the new seismic data to be acquired during summer 2016 over the South West Britain and the East Shetland Platform regions. The OGA retains the right to amend this well list pending finalisation of the 2016 seismic acquisition programme.

- 70 (seventy wells including re-spud and side-tracks) 2nd priority wells pertaining to the above mentioned areas as well as the Anglo-Paris, Cardigan Bay, and North Celtic basins. The wells will help in reprocessing the legacy seismic data. The list of wells to be joined in this second package will be defined by the OGA once the tenders for reprocessing legacy data are awarded (i.e. at the latest, by the 24th of August).

- 145 (one hundred and forty five wells including side-track or re-spud) 3rd priority wells pertaining to all the above mentioned areas for use in tying the wells to the new (shot or reprocessed) seismic data and interpreting these data. The list of wells to be joined in this third and last package will be defined by the OGA once the tenders for reprocessing legacy data are awarded (i.e. at the latest, by the 24th of August).

- All these wells should tie to one of the 2016 Government seismic lines or to one of the legacy data to be reprocessed during the current fiscal year (or be less than 500m from one of these lines).

- All selected wells falling within the areas mentioned above will qualify for release.

# Methodology

The methodology to be followed is described in the CS-5 Curve joining Standard revised and published by CDA in August 2010 (see Attachment 1). The aim is to obtain high quality joint curves for regional studies.

The data (raw curves) for the selected contractor will be provided by the OGA, who will source it from CDA. CDA in turn will work with the OGA to capture any missing source curves from operators. However, there will be no digital source curves available for some older vintage wells and the contractor may first have to digitize/scan from hardcopy. All these data will be held in confidence by the supplier and should only be accessible by those personnel working on the contract. Appropriate confidentiality and security arrangements will be required.

It should also be noted that:

-	The source curves (i.e. the unjoined log runs) will not be made available as part of the digital data package but will be accessible by members via CDA.

- The JDWL products created by the selected contractor on behalf of the OGA will be stored at CDA’s www.UKOilandGasData.com and will be owned by the OGA.

# Outputs Required

In the frame of this JDWL product, OGA requires the following curves to be joined:

- Spontaneous Potential (SP)

- Gamma Ray

- Resistivity

- Sonic,

- Density,

- Neutron,

- Calliper.

The aim is to create a set of best quality QC’d joined curves for each of the 250 wells mentioned in Section 3 above.  Well log curves must be provided in 'platform independent' industry standard format i.e. DLIS or LAS.

The delivery of the final joined digital well logs will need to be phased in a way that fits with the timing of the early stages of processing of the newly 2016 acquired seismic data, the timing of the reprocessing of the legacy seismic data and the needs of the interpretation process.

This phasing will be decided and fine-tuned by OGA in conjunction with the supplier once the contract has been awarded and regular technical review meetings will be held to monitor and guide progress. The OGA will require open and unhindered access to intermediate products, technical reviews, peer assists, etc. throughout the life of the project.

# Ownership and Publication

The OGA requires publication rights for all deliverables. The OGA will determine the appropriate licence agreement for release of the data once ownership has been transferred. To facilitate this, the supplier will keep an auditable database to ensure that all data used to generate the Joined Digital well logs is free from any Intellectual Property issues and that on transfer of ownership, the OGA can publish the data under an Open Government Licence v3.0 or similar appropriate license agreement.

All applicants will need to identify and propose arrangements for initial scrutiny and on-going monitoring of ethical issues. The appropriate handling of ethical issues is part of the tender assessment exercise and proposals will be evaluated on this as part of the ‘addressing challenges and risks’ criterion.

We expect contractors to adhere to the following principals:

- Sound application and conduct of social research methods and appropriate dissemination and utilisation of findings

- Participation based on valid consent

- Enabling participation

- Avoidance of personal harm

- Non-disclosure of identity and personal information

# Quality Assurance

The successful supplier will be expected to appoint one individual with relevant experience, training and capabilities in charge of the JWDL quality control. Regular meetings with the OGA to enable appropriate QC and review of the work will be held and should form part of any submitted project timeline.

# Timetable

A first set of 35 wells pertaining to the South West Britain region (i.e. The South West Approaches, including such areas as covered by the Celtic Sea and the Western English Channel, the Bristol Channel, the St. George’s Channel and the Irish Sea) and the East Shetland Platform, including the East Orkney Basin, East Fair Isle Basin and Dutch Bank Basin must be delivered before Wednesday the 21st of September 2016 as they will help in processing the new seismic data to be acquired during summer 2016 over the South West Britain and the East Shetland Platform regions.

A second set of 70 wells pertaining to the Anglo-Paris Basin, the North Celtic Basin, the Cardigan Bay, and complementing the South West Britain region and the East Shetland Platform (as defined above) first set of wells as defined above must be delivered before Friday the 21st of October 2016 as they will help in reprocessing the legacy seismic data to be reprocessed from Q3-2016 to Q1 2017.

The last set of 145 wells pertaining to all the above mentioned regions must be delivered before Friday the 30st of December 2016 so that they could be released in due time to support interpretation of the seismic data which will be made freely available by end March 2017.

The JDWL products must be completed and paid for no later than February the 28th, 2017.

# Challenges

The main challenge will be to meet the deadline for delivery of the 1st set of joined digital well logs as well as the requested high quality of each product: indeed the 35 joined wells belonging to the 1st set are required at the very start of the processing of the new 2016 seismic data. This means that the project set up and subsequent management will need to be closely monitored to ensure that there are no delays.

Another potential challenge may be linked with the older wells: indeed some of these wells will have no digital records and it will be necessary to digitise paper prints of variable quality before being able to join the corresponding logs.

# Working Arrangements

The successful supplier will be expected to identify one named point of contact through whom all enquiries can be filtered. An OGA project manager will be assigned to the project and will be the central point of contact.

All work for the OGA must take place in a physically and IT ring-fenced environment, with appropriate controls on data and information security, strictly adhering to guidance issued by the OGA, which may be updated from time to time.

The successful supplier and individuals working for them or contracted to them are required to agree to a suitable confidentiality agreement. Regular meetings to enable appropriate QC and review of the work will be held and should form part of any submitted project timeline.

In addition, the OGA prefers to work with individuals and organisations who demonstrate proactive, collaborative engagement.  For example, regular, informal discussion of project challenges with relevant OGA staff is encouraged.

# Skills and experience

The OGA requires all applicants to demonstrate that the provision of the deliverables will be based on interpretation by individuals with relevant experience, training and capabilities. Your tender response should include a summary of key individuals (including the point of contact) and their relevant experience, certification and current training as well as their tasks and responsibilities within the project team. This should be clearly linked to the work programme, indicating the grade/ seniority of staff and number of days allocated to specific tasks.

The OGA will expect to be consulted on all proposed changes to personnel with sufficient notice.

Contractors should identify the individual(s) who will be responsible for managing the project.

# Consortium Bids

In the case of a consortium tender, only one submission covering all of the partners is required but consortia are advised to make clear the proposed role that each partner will play in performing the contract as per the requirements of the technical specification.  We expect the bidder to indicate who in the consortium will be the lead contact for this project, and the organisation and governance associated with the consortia.

Contractors must provide details as to how they will manage any sub-contractors and what percentage of the tendered activity (in terms of monetary value) will be sub-contracted.

If a consortium is not proposing to form a corporate entity, full details of alternative proposed arrangements should be provided in the Annex. However, please note the OGA reserves the right to require a successful consortium to form a single legal entity in accordance with Regulation 28 of the Public Contracts Regulations 2006.

The OGA recognises that arrangements in relation to consortia may (within limits) be subject to future change. Potential Providers should therefore respond in the light of the arrangements as currently envisaged. Potential Providers are reminded that any future proposed change in relation to consortia must be notified to the OGA so that it can make a further assessment by applying the selection criteria to the new information provided.

# Budget

The budget for this project is approximately £90,000 excluding VAT.

Contractors should provide a full and detailed breakdown of costs (including options where appropriate). This should include staff (and day rate) allocated to specific tasks.

Cost will be a criterion against which bids which will be assessed.

Payments will be linked to delivery of key milestones. The indicative milestones and phasing of payments is as follows:

- A first payment would be made after delivery of the 1st set of QC’ed and accepted wells.

- A second payment would be made after delivery of the 2nd set of QC’ed and accepted wells.

- The final payment will be made when all wells have been QC’ed and delivered to the OGA. These payments would be made pro-rata according to the number of delivered wells. Please advise in your tender response if this affects your usual payment processes.

In submitting full tenders, contractors are required to confirm in writing that the price offered will be held for a minimum of 60 calendar days from the date of submission. Any payment conditions applicable to the prime contractor must also be replicated with sub-contractors.

The Authority aims to pay all correctly submitted invoices as soon as possible with a target of 10 days from the date of receipt and within 30 days at the latest in line with standard terms and conditions of contract.

# Evaluation of Tenders

Contractors are invited to submit full tenders of no more than 10 pages, excluding example of joined logs, declarations and CVs. Tenders will be evaluated by at least three OGA staff.

The OGA will select the bidder that scores highest against the criteria and weighting listed below:

- Conflict of interest: pass/fail. See page 5 of the ITT for further information.

EVALUATION CRITERIA AND SCORING METHODOLOGY

| #### Criterion | #### Description | #### Weighting |
| --- | --- | --- |
| 01 | Demonstration of relevant skills, expertise, software capability and facilities. | 10% |
| 02 | Prices will be ranked to the lowest price based on the total cost excluding VAT. | 20% |
| 03 | Examples from historic projects completed by the applicant. | 10% |
| 04 | Ability to deliver the project on time, meet the dead lines as defined in section 3 and within budget, with phased deliverables that are fed back to the OGA and ultimately the wider industry in a timely manner. Documentation of the project management, stage-gate review and quality assurance processes to be used. | 30% |
| 05 | Quality and format of proposed deliverables, supported by examples of similar end products/deliverables demonstrating relevant track records. | 30% |

- Scoring Method

Tenders will be scored against each of the criteria above, according to the extent to which they meet the requirements of the tender. The meaning of each score is outlined in the table below.

The total score will be calculated by applying the weighting set against each criterion, outlined above; the maximum number of marks possible will be 100.  Should any contractor score 1 in any of the criteria, they will be excluded from the tender competition.

| Score | Description |
| --- | --- |
| 1 | Not Satisfactory: Proposal contains significant shortcomings and does not meet the required standard |
| 2 | Partially Satisfactory: Proposal partially meets the required standard, with one or more moderate weaknesses or gaps |
| 3 | Satisfactory: Proposal mostly meets the required standard, with one or more minor weaknesses or gaps. |
| 4 | Good: Proposal meets the required standard, with moderate levels of assurance |
| 5 | Excellent: Proposal fully meets the required standard with high levels of assurance |

- Scoring for Pricing Evaluation

There will be a maximum of e.g. 5 marks awarded as outlined below:

- Lowest priced bid receives 5 marks

- 2nd lowest priced bid receives 4 marks

- 3rd lowest priced bid receives 3 marks

- 4th lowest priced bid receives 2 marks

- 5th lowest priced bid receives 1 mark

- All other bids receive 0 marks

Structure of Tenders

Contractors are strongly advised to structure their tender submissions to cover each of the criteria above. Complete the price schedule attached at Annex A, specifying the daily rates (ex-VAT) you will charge for each level of your staff.

Bid Clarification

The OGA reserves the right to award the contract based on applicants’ written evaluation only if one candidate emerges from the evaluation stage as significantly stronger than the others.

The OGA may invite all suppliers for bid clarification if they feel bid clarification should be carried out.

Feedback

Feedback will be given in the unsuccessful letters or emails.

Section 3

Further Information on Tender Procedure

Invitation to Tender for Provision of Joined Digital Well Logs in the regions of the UKCS covered by the 2016-2017 Government funding for seismic data acquisition / re-processing.

Tender Reference Number: TRN 024/06/2016.

Deadline for Tender Responses: 17:00 on the 22 July 2016

Contents:

A.	Definitions	16

B.	Data security	16

C.	Non-Collusion	17

# Definitions

Please note that references to the "Authority" throughout these documents mean The Secretary of State for Energy and Climate Change acting through his/her representatives in the Department of Energy and Climate Change.

The Freedom of Information Act 2000 (“FOIA”) and the Environmental Information Regulations 2004 (“EIR”) apply to the Authority.  You should be aware of the Authority’s obligations and responsibilities under FOIA or EIR to disclose, on written request, recorded information held by the Authority.  Information provided in connection with this procurement exercise, or with any contract that may be awarded as a result of this exercise, may therefore have to be disclosed by the Authority in response to such a request, unless the Authority decides that one of the statutory exemptions under the FOIA or the exceptions in the EIR applies.  If you wish to designate information supplied as part of this response as confidential, of if you believe that its disclosure would be prejudicial to any person’s commercial interests, you must provide clear and specific detail as to the precise information involved and explain (in broad terms) what harm may result from disclosure if a request is received, and the time period applicable to that sensitivity.  Such designation alone may not prevent disclosure if in the Authority’s reasonable opinion publication is required by applicable legislation or Government policy or where disclosure is required by the Information Commissioner or the First-tier Tribunal (Information Rights).

Additionally, the Government’s transparency agenda requires that tender documents (including ITTs such as this) are published on a designated, publicly searchable web site.  The same applies to other tender documents issued by the Authority (including the original advertisement and the pre-qualification questionnaire (if used)), and any contract entered into by the Authority with its preferred supplier once the procurement is complete.  By submitting a tender you agree that your participation in this procurement may be made public.  The answers you give in this response will not be published on the transparency web site (but may fall to be disclosed under FOIA or EIR (see above)).  Where tender documents issued by the Authority or contracts with its suppliers fall to be disclosed the Authority will redact them as it thinks necessary, having regard (inter alia) to the exemptions/exceptions in the FOIA or EIR.

# Data security

The successful tenderer must comply with the Data Protection Act (DPA) 1998 and any information collected, processed and transferred on behalf of the OGA, and in particular personal information, must be held and transferred securely. Contractors must provide assurances of compliance with the DPA and set out in their proposals details of the practices and systems they have in place for handling data securely including transmission between the field and head office and then to the OGA. Contractors will have responsibility for ensuring that they and any subcontractor who processes or handles information on behalf of the OGA is conducted securely. The sorts of issues which must be addressed satisfactorily and described in contractors’ submissions include:

- procedures for storing both physical and system data;

- data back-up procedures;

- procedures for the destruction of physical and system data;

- how data is protected;

- data encryption software used;

- use of laptops and electronic removable media;

- details of person/s responsible for data security;

- policies for unauthorised staff access or misuse of confidential/personal data;

- policies for staff awareness and training of DPA;

- physical security of premises.

- How research respondents will be made aware of all potential uses of their     data.

# Non-Collusion

No tender will be considered for acceptance if the contractor has indulged or attempted to indulge in any corrupt practice or canvassed the tender with an officer of the OGA. Section 4 contains a "Statement of non-collusion" (declaration 1); any breach of the undertakings covered under items 1 - 3 inclusive will invalidate your tender.   If a contractor has indulged or attempted to indulge in such practices and the tender is accepted, then grounds shall exist for the termination of the contract and the claiming damages from the successful contractors. You must not:

- Tell anyone else what your tender price is or will be, before the time limit for delivery of tenders.

- Try to obtain any information about anyone else's tender or proposed tender before the time limit for delivery of tenders.

- Make any arrangements with another organisation about whether or not they should tender, or about their or your tender price.

Offering an inducement of any kind in relation to obtaining this or any other contract with the Authority will disqualify your tender from being considered and may constitute a criminal offence.

Section 4

Declarations to be submitted by the Tenderer

Invitation to Tender for Provision of Joined Digital Well Logs in the regions of the UKCS covered by the 2016-2017 Government funding for seismic data acquisition / re-processing.

Tender Reference Number: TRN 024/06/2016

Deadline for Tender Responses: 17:00 on the 22 July 2016

Contents

Declaration 1: Statement of non-collusion	19

Declaration 2: Form of Tender	20

Declaration 3: Conflict of Interest	21

Declaration 4: Questions for tenderers	23

# Declaration 1: Statement of non-collusion

To: The Oil & Gas Authority

1.  We recognise that the essence of competitive tendering is that the Authority will receive a bona fide competitive tender from all persons tendering.  We therefore certify that this is a bona fide tender and that we have not fixed or adjusted the amount of the tender or our rates and prices included therein by or in accordance with any agreement or arrangement with any other person.

2. We also certify that we have not done and undertake not to do at any time before the hour and date specified for the return of this tender any of the following acts:

- communicate to any person other than the Authority the amount or approximate amount of our proposed tender, except where the disclosure, in confidence, of the approximate amount is necessary to obtain any insurance premium quotation required for the preparation of the tender;

- enter into any agreement or arrangement with any other person that he shall refrain for submitting a tender or as to the amount included in the tender;

- offer or pay or give or agree to pay or give any sum of money, inducement or valuable consideration directly or indirectly to any person doing or having done or causing or having caused to be done, in relation to any other actual or proposed tender for the contract any act, omission or thing of the kind described above.

3. In this certificate, the word “person” shall include any person, body or association, corporate or unincorporated; and “any agreement or arrangement” includes any such information, formal or informal, whether legally binding or not.

……………………………………………………………………………….….

Signature (duly authorised on behalf of the tenderer)

……….………………………………………………………………………….

Print name

…………………………………………………………….…………………….

On behalf of (organisation name)

…………………………………………………………………….…………….

Date

# Declaration 2: Form of Tender

To: The Oil & Gas Authority

1. Having considered the invitation to tender and all accompanying documents

(Including without limitation, the terms and conditions of contract and the Specification) we confirm that we are fully satisfied as to our experience and ability to deliver the goods/services in all respects in accordance with the requirements of this invitation to tender.

2. We hereby tender and undertake to provide and complete all the services required to be performed in accordance with the terms and conditions of contract and the Specification for the amount set out in the Pricing Schedule.

3. We agree that any insertion by us of any conditions qualifying this tender or any unauthorised alteration to any of the terms and conditions of contract made by us may result in the rejection of this tender.

4. We agree that this tender shall remain open to be accepted by the Authority for 8 weeks from the date below.

5. We understand that if we are a subsidiary (within the meaning of section 1159 of (and schedule 6 to) the Companies Act 2006) if requested by the Authority we may be required to secure a Deed of Guarantee in favour of the Authority from our holding company or ultimate holding company, as determined by the Authority in their discretion.

6. We understand that the Authority is not bound to accept the lowest or any tender it may receive.

7. We certify that this is a bona fide tender.

…………………………………………………………………………........

Signature (duly authorised on behalf of the tenderer)

…………………………………………………………………………………

Print name

………………………………………………………………………….

On behalf of (organisation name and registered office address)

………………………………………………………………………….

Email address

………………………………………………………………………….

Telephone Number

………………………………………………………………………….

Date

# Declaration 3: Conflict of Interest

I have nothing to declare with respect to any current or potential interest or conflict in relation to this research (or any potential providers who may be subcontracted to deliver this work, their advisers or other related parties). By conflict of interest, I mean, anything which could be reasonably perceived to affect the impartiality of this research, or to indicate a professional or personal interest in the outcomes from this research.

Signed      …………………………………….

Name	…………………………………….

Position     …………………………………….

OR

I wish to declare the following with respect to personal or professional interests related to relevant organisations*;

- X

- X

Where a potential conflict of interest has been declared for an individual or organisation within a consortia, please clearly outline the role which this individual or organisation will play in the proposed project and how any conflict of interest has or will be mitigated.

- X

- X

Signed      …………………………………….

Name	…………………………………….

Position     …………………………………….

Please complete this form and return this with your ITT documentation - Nil returns are required.

* These may include (but are not restricted to);

- A professional or personal interest in the outcome of this research

- For evaluation projects, a close working, governance, or commercial involvement in the project under evaluation

- Current or past employment with relevant organisations

- Payment (cash or other) received or likely to be received from relevant organisations for goods or services provided (Including consulting or advisory fees)

- Gifts or entertainment received from relevant organisations

- Shareholdings (excluding those within unit trusts, pension funds etc) in relevant organisations

- Close personal relationship or friendships with individuals employed by or otherwise closely associated with relevant organisations

All of the above apply both to the individual signing this form and their close family / friends / partners etc.

If your situation changes during the project in terms of interests or conflicts, you must notify the OGA straight away.

A DECLARATION OF INTEREST WILL NOT NECESSARILY MEAN THE INDIVIDUAL OR ORGANISATION CANNOT WORK ON THE PROJECT; BUT IT IS VITAL THAT ANY INTEREST OR CONFLICT IS DECLARED SO IT CAN BE CONSIDERED OPENLY.

# Declaration 4: Questions for tenderers

In some circumstances the Authority is required by law to exclude you from participating further in a procurement.  If you cannot answer ‘no’ to every question in this section it is very unlikely that your application will be accepted, and you should contact us for advice before completing this form.

Please state ‘Yes’ or ‘No’ to each question.

| Has your organisation or any directors or partner or any other person who has powers of representation, decision or control been convicted of any of the following offences? | Answer |
| --- | --- |
| - conspiracy within the meaning of section 1 or 1A of the Criminal Law Act 1977 or article 9 or 9A of the Criminal Attempts and Conspiracy (Northern Ireland) Order 1983 where that conspiracy relates to participation in a criminal organisation as defined in Article 2 of Council Framework Decision 2008/841/JHA; |  |
| - corruption within the meaning of section 1(2) of the Public Bodies Corrupt Practices Act 1889 or section 1 of the Prevention of Corruption Act 1906; where the offence relates to active corruption; |  |
| - the offence of bribery, where the offence relates to active corruption; |  |
| - bribery within the meaning of section 1 or 6 of the Bribery Act 2010; |  |
| - fraud, where the offence relates to fraud affecting the European Communities’ financial interests as defined by Article 1 of the Convention on the protection of the financial interests of the European Communities, within the meaning of: |  |
| - the offence of cheating the Revenue; |  |
| - the offence of conspiracy to defraud; |  |
| - fraud or theft within the meaning of the Theft Act 1968, the Theft Act (Northern Ireland) 1969, the Theft Act 1978 or the Theft (Northern Ireland) Order 1978; |  |
| - fraudulent trading within the meaning of section 458 of the Companies Act 1985, article 451 of the Companies (Northern Ireland) Order 1986 or section 993 of the Companies Act 2006; |  |
| - fraudulent evasion within the meaning of section 170 of the Customs and Excise Management Act 1979 or section 72 of the Value Added Tax Act 1994; |  |
| - an offence in connection with taxation in the European Union within the meaning of section 71 of the Criminal Justice Act 1993; |  |
| - destroying, defacing or concealing of documents or procuring the execution of a valuable security within the meaning of section 20 of the Theft Act 1968 or section 19 of the Theft Act (Northern Ireland) 1969; |  |
| - fraud within the meaning of section 2, 3 or 4 of the Fraud Act 2006; or |  |
| - making, adapting, supplying or offering to supply articles for use in frauds within the meaning of section 7 of the Fraud Act 2006; |  |
| - money laundering within the meaning of section 340(11) of the Proceeds of Crime Act 2002; |  |
| - an offence in connection with the proceeds of criminal conduct within the meaning of section 93A, 93B or 93C of the Criminal Justice Act 1988 or article 45, 46 or 47 of the Proceeds of Crime (Northern Ireland) Order 1996; or |  |
| - an offence in connection with the proceeds of drug trafficking within the meaning of section 49, 50 or 51 of the Drug Trafficking Act 1994; or |  |
| - any other offence within the meaning of Article 45(1) of Directive 2004/18/EC as defined by the national law of any relevant State. |  |

Annex A: Pricing Schedule

Part A – Staff/project team charges

| Set up Costs – please specify |  |
| --- | --- |
| Expenses |  |

| *Grade/level of staff | Daily rate (ex VAT) | No. days offered over course of contract | Tasks to be undertaken on this project | Total price offered per staff member |
| --- | --- | --- | --- | --- |
|  | £ |  |  | £ |
|  | £ |  |  | £ |
|  | £ |  |  | £ |
|  | £ |  |  | £ |
|  | £ |  |  | £ |
| Sub-total |  |  |  | £ |

[*Suppliers should also include sub-contractors]

Part B – Non-staff/project team charges

| Item | No. of items | Price per item (ex VAT) | Total price per offered |
| --- | --- | --- | --- |
|  |  | £ | £ |
|  |  | £ | £ |
|  |  | £ | £ |
|  |  | £ | £ |
|  |  | £ | £ |
| Sub-total |  |  | £ |

Part C – Full price offered

| Sub-total (Part A + Part B) | £ |
| --- | --- |
| VAT | £ |
| TOTAL (Sub-total + VAT) | £ |

ATTACHMENT 1

CS-5 - Revised: Aug 2010 Page 1

CS-5 Curve Joining Standard

Revised: August 2010

Contents

Overview .............................................................................................................................. 27

Requirements ....................................................................................................................... 27

Dataset Requirements ......................................................................................................... 27

Processing Requirements .....................................................................................................28

1. Verification ...................................................................................................... …………...28

2. Depth Reference Curve ................................................................................................... 29

3. Depth Matching ................................................................................................................ 29

4. Editing and Splicing of raw data ....................................................................................... 30

Audit Trail ............................................................................................................................. 30

OVERVIEW

Joined raw curves are of use to a variety of industry professionals for interpretation and correlation work. The following standard was prepared by DataCo for CDA and is designed to ensure that joined curves which are uploaded to CDA are created to a consistent standard of quality and specification and, therefore, of use to the widest possible user community.

Typical use cases for these CDA submitted joined logs would be for quick look, correlation and regional interpretations. Work flows for detailed reservoir work or petrophysical interpretation would generally start with the raw logs.

REQUIREMENTS

DATASET REQUIREMENTS

A joined dataset uploaded to CDA should as a minimum represent seven basic tool types (where logged)

 Gamma Ray

 Resistivity

 Sonic

 Density

 Neutron

 Caliper

 SP

Joined curves should contain all data from borehole TD (or the first response of the deepest curve if TD is not reached) to the shallowest depth logged. In the case of gamma ray data, if the curve in the shallowest open hole section has been logged continuously through casing back to surface, the cased hole section should be included in the joined curve, with the top of the curve cut at seabed. The cased hole interval should be recorded in the audit trail. No joined curve other than the gamma curve should contain cased hole data.

Curves from sidetrack holes should be spliced, at the kick off point or above the kick off point where the sidetrack data overlaps the curves from the parent hole above. Where the DECC do not recognise the sidetrack, the spliced curves from this hole should be stored with the parent hole data and annotated with the operator’s name for the sidetrack, by adding a suffix to the joined curve name, e.g. GR_ST, DEN_ST.

Resistivity curves

 Must not combine laterolog data with induction data

 Must, where possible, include a separate curve for deep, medium, shallow and micro depths of investigation, in accordance with the following tool spacings:

o Deep >60 inches

o Medium 24 – 60 inches

o Shallow 9 – 24 inches

o Micro <8 inches

Sonic curves must, where possible, include a compressional sonic curve and a shear sonic curve.

Joined SP curves should have any mechanical shifts removed, using baseline shifts.

Wireline data should be used in preference to LWD data. Where in upper hole sections there is only LWD data the LWD memory data (not real time data) should be spliced to wireline data.

PROCESSING REQUIREMENTS

As end users of the data from different professional disciplines have differing, and sometimes conflicting needs of the data, no specialised processing, editing or interpretation work should be carried out. The only exception to this rule is depth matching (and depth shifting if necessary). The processing involved in producing the joined curves from raw data should be restricted to four basic stages;

1. Verification

2. Depth Reference Curve

3. Depth Matching

4. Editing and Splicing of raw data

The required minimum standards to which these processing stages must be carried out are defined below.

1. Verification

All raw data used to construct a joined curve must, wherever possible, be verified against the original logging contractor’s final version of the hard copy display of the logging run. These may exist as paper prints, films, scanned images of the paper/film copies, or as digital files supplied by the logging contractor (such as .pds format). It is recognised, however that the print or image may not always be available. In these cases, it is acceptable to verify raw data using a composite well log or similar.

The documentation used to verify the raw data must be detailed in the audit trail. In cases where there is no appropriate documentation for verification, the data must be flagged in the audit trail as being unverified.

The verification process will provide guarantees of the following;

 Accuracy

o The raw data is loaded to the correct wellbore. (Where data is logged in a sidetrack which is not recognised by the DECC, the data will reside in the parent hole)

o The raw data has in no way been edited or altered

 Completeness

 All relevant raw curves logged in the borehole are present in the dataset. Where gaps are present, and the missing data cannot be sourced, the gaps or omissions must be detailed in the audit trail

 Depth consistency

o The curves from any one tool are corrected for tool offset from the bottom of the tool string

2. Depth Reference Curve

Each well bore must contain a single depth reference curve, to which all other joined curves in the well bore are tied. The default curve type for the depth reference curve is the gamma ray curve. If for any reason a different curve type has been chosen as the depth reference curve, then the curve type used and the reason for its use should be specified in the audit trail.

The depth reference curve must be constructed using the raw curve logged in the shallowest open hole section as the primary depth reference. (In a sidetrack wellbore, this will be in the parent hole). Curves from deeper hole sections must be on depth with the primary depth reference, in their overlapping intervals, within a tolerance of 1 metre or 3 feet.

Where a component raw curve is found to be off depth with the primary depth reference, outside the stated tolerance, an appropriate bulk shift must be applied. The same bulk shift should be applied to all other curves which were recorded during the same logging run as the curve used in the depth reference curve. All shifts applied must be recorded in the audit trail.

Where there is no interval of overlap between the component curves used to construct the depth reference curve, no shifts should be applied, and the lack of overlap indicated in the audit trail.

3. Depth Matching

It is a requirement that all raw curves used in the construction of the joined dataset must be on depth with the depth reference curve, within a tolerance of 3 feet or 1 metre.

Raw curves which have been acquired during the same logging run, on the same tool string, as a curve which has been used to construct the depth reference curve, are considered to be on depth and no shifts should be applied to these curves. CS-5 - Revised: Aug 2010 Page 5

Curves which have been acquired during different logging runs must be carefully depth matched against the depth reference curve.

All data must be within a tolerance of 1 metre or 3 feet of the depth reference curve. Any curve found to be outside this tolerance must be shifted appropriately. If a depth inconsistency can be satisfactorily corrected using a bulk shift, then this is the preferred action. It is, however, likely that elastic shifting will be required.

In order to minimise the level of interpretation required during the depth matching process, an appropriate single curve should be chosen from each logging run to depth match against the depth reference curve. This should, wherever possible, be of the same curve type as the depth reference curve. Any shift applied to this curve in order to place it on depth with the depth reference curve must be also applied to the other curves from the same logging run.

4. Editing and Splicing of raw data

Wherever possible, splice points should be chosen at points within intervals of overlap where both curves to be spliced have the same character and reading, and the splice will produce a smooth and seamless join. Where this is not possible, a gap of 5 feet or 1.5 metres must be left between the component curves. Interpolation should not be carried out over this gap.

Non lithological responses, end artefacts, should be removed in the final joined curve. These end artefacts include casing effects and rat hole (wash out below casing) effects at the top of the curves, and flat line tail sections below the first response at the base of the curves. In most cases, when joining several runs, this editing will only be applicable to the top of the uppermost curve and base of the final curve. On occasions, however, where there is a lack of depth overlap between the raw curves to be spliced, the end artefacts at the base of the shallower curve and top of the deeper curve, bounding a zone over which no open hole data was logged (a data gap), must also be removed.

No form of internal editing – that is editing within the curve interval as opposed to at the top and base of the curve - should be carried out (such as de-spiking the sonic and density data). This is interpretive work, which should be left to the end user of the data.

AUDIT TRAIL

At well level, the audit trail should include:

 Kick off depth (in the case of a sidetrack)

 Well TD

 Casing shoe depths

 Successful and failed log runs (tool string) with the logging company’s allocated run numbers recorded in each hole section

For the above depth records, where known, both driller's and logger's depths should be recorded. If either one of the driller's or logger's depth records is not known, the audit trail must specify which depth record has been noted. CS-5 - Revised: Aug 2010 Page 6

An audit trail must be provided for each joined curve, containing, as a minimum, an accurate record of the following;

 Source curves used and the logging runs from which they are taken – include the raw curve mnemonics, CS3 name and logging run name and run number

 Verification process – what type of documentation has been used to verify the raw data, (for example composite well log, log image) along with the file name if it is in digital format, or a “NON VERIFIED” statement if no documentation was available for verification purposes

 Details of any missing raw data that cannot be sourced, including the top and bottom depths of any data gaps

 Any corrections applied to SP data to remove mechanical shifts

 Any depth shifts applied to the data – the audit must record which component raw curves have been shifted, the direction and value of the shift in the case of a bulk shift, and the depth interval over which shifting has been carried out in the case of an elastic depth shift

 Splice point depths or top and bottom depths of any gaps present where there is no overlapping data between deeper and shallower raw curves

 Top and bottom depths of intervals over which end artefacts (non lithological response) have been removed from the raw curves, along with detail of end effect – for example casing effects, flat lines, etc.

 Top and bottom depths of any flat line sections, or gaps present within the depth interval of a raw curve, which are legitimate

 A statement confirming that the curve has been quality checked to ensure that the curve complies with CDA CS5 minimum quality standard

It is not necessary to capture log header data/environmental data in the curve joining audit trail.

CS-5 - Revised: Aug 2010 Page 6

ATTACHMENT 2

List of 1st priority wells (including side-track or re-spud) needed to process the new seismic data to be acquired during summer 2016 over the South West Britain and the East Shetland Platform regions.