Docusign Envelope ID: 691ECEDC-8F94-45CC-95A6-F9BB042CE0B5

OFFICIAL


Provision of eSourcing

Platform

Contract Reference: RM6101

-

4



|  |  |  |  |
| --- | --- | --- | --- |
| **CHANGE CONTROL NOTICE (CCN)** | | | |
| **Contract Title:** | Contract for the Provision of eSourcing Platform (The Contract) | | |
| **Contract Reference:** | RM6101-4 | **Contract Change Number:** | 4 |
| **Date CCN issued:** | 30/04/2025 | **Date Change Effective from:** | *30/04/2025* |
| **Between**: The Crown Commercial Services (The Buyer) and Bravosolution UK Limited trading as Jaggaer (The Supplier)     1. The Contract is varied as follows:      1. There are two additional requirements from the platform:      * 1. An ongoing risk around users hitting the "rate limit" relating to CAS has been identified. It’s not possible to report on how many API calls are being made to Jaggaer each day via CAS. If too many API calls are made Jaggaer will apply a block which will result in CAS platform going down. Jaggaer can create a bespoke report of concurrent users on CAS, which alongside the analytics we are putting in place will give us some reassurance and allow any risk mitigation. This report will be a one off cost of £5,750.      * 1. Procurement has a requirement for an additional 70 award licences which are contracted via our overarching Jaggaer contract. The cost of this is £75,328. This is an urgent requirement which is needed for business critical delivery to allow evaluation of our commercial agreements. It's difficult to forecast, knowing what the procurement looks like and how many evaluators are required, which is why it's not been discussed previously but work has been done to review the process and reduce this number and we've also given some flexibility to ensure we don't need to request any further additional licences later in the year. This will cover all procurements being delivered this year/under this contract but is required immediately.  1. Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. 2. The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. | | | |

OFFICIAL

Contract Change Notice v1.0 31/04/2025

© Crown copyright 2023

Page 1 of 1

Docusign Envelope ID: 691ECEDC-8F94-45CC-95A6-F9BB042CE0B5

OFFICIAL


Provision of eSourcing

Platform

Contract Reference: RM6101

-

4



|  |  |  |
| --- | --- | --- |
| Change authorised to proceed by: (Buyer’s representative):    Signature Print  Name and Job Title   |  | | --- | | **REDACTED TEXT under FOIA Section 40, Personal Information**. |  |  | | --- | | 30/04/26 |   Date |
| |  |  |  |  |  | | --- | --- | --- | --- | --- | | **REDACTED TEXT under FOIA Section 40, Personal Information**. |  | Director |  | 5/30/2025 |     Authorised for and on behalf of the Supplier:      Signature Print Name and Job Title Date |
| |  |  |  |  |  | | --- | --- | --- | --- | --- | |  | |  |  |  | | --- | --- | --- | | **REDACTED TEXT under FOIA Section 40, Personal Information**. |  | 5/30/2025 | |     Authorised for and on behalf of the Buyer:      Signature Print Name and Job Title Date |

**REDACTED TEXT under FOIA Section 40, Personal Information**.

# OFFICIAL

Contract Change Notice v1.0 31/04/2025

© Crown copyright 2023

Page 2 of 1