# general

All proposals and questions should be sent electronically to tenders@ukces.org.uk and must arrive by the closing date and time detailed in the Timetable below. Tenders sent by any other method or route will not be accepted.  It is the responsibility of the tendering organisation to ensure that their proposal reaches the UK Commission by the deadline date and time, any tenders received late cannot be accepted.

# overarching aim

To hold all Investors in People data in one National CRM System by 2017. The aim of this Invitation to tender is the effective integration and migration of all data from Delivery Partners (DP’s) current CRM systems into one centralised system, to be used by all Delivery Partners.  This will require a gap analysis of DPs current systems against the national system, potentially some development of the national system to include any key requirements, effective migration of data into the national system, and training of each DPs staff in using the national system.

# Background to Investors in People and the National CRM system

The UK Commission for Employment and Skills is responsible for maintaining the integrity and delivery of the Investors in People brand. As part of this we licence seven organisations, referred to as Delivery Partners (DPs), to deliver Investors in People across the UK and Internationally.

Delivery Partners are responsible for delivery of assessment and advisory services relating to the Investors in People framework. The structure is broken down regionally:

Investors in People South – South East, South West, London

Investors in People Central England – East Midlands, West Midlands, East of England

Investors in People North – North East, North West, Yorkshire and Humberside

Investors in People Scotland

Investors in People Wales

Investors in People Northern Ireland

Investors in People International – all countries outside of the UK

Whilst the Investors in People brand and all customer data is owned by the national team at UKCES, it is our Delivery Partners who are responsible for maintaining customer relationships and therefore the validity of customer data that is collected on all of our accredited, and working towards being accredited, customers. The data collected from Delivery Partners is defined by UKCES via a data schema which sets out requirements for each field.

Investors in People launched a new CRM system, built within Microsoft Dynamics 2013, back in October 2013. Phase 1 of this build was to install MS Dynamics and configure CRM so it could take lead information from the Investors in People website and assign these leads to our 7 Delivery Partners based on region. We also installed ‘Click Dimensions’ as an automated marketing platform, using the information within Dynamics, to capture and score leads.

Phase 2 of the build was focused around building integration with our 7 delivery partners, who all use their own systems in order to store account information on whether a client is accredited or working with Investors in People.

Phase 3 of the build brought our Northern Ireland and International Delivery Partners onto the national CRM rather than using their own systems

The master data for the other five delivery partners currently sits within their own systems. Our objective is to ensure that all of the master data is held nationally, with consistent definitions, to simplify reporting and improve the client experience. It is currently a licence requirement for our Delivery Partners to all be on the national CRM from the next relicensing phase in 2017 though we expect most Delivery Partners to move across ahead of this date.

In addition to MS Dynamics 2013, we use a system call SCRIBE which acts as middleware between our CRM and the Delivery Partner systems. SCRIBE also acts as the middleware between the current Investors in People website and the national CRM system.

Over the past 12 months we have refreshed our core product - the Investors in People framework. In 2015 we will be piloting the new framework. As part of the work on refreshing the framework we have also been working on providing more rigour within our assessment process. The purpose of the piloting phase is to test the both the framework and the assessment process end to end.  The piloting phase of the new framework and the system changes required for this are under a separate tender.

# specification and requirements

There are up to 5 Delivery Partners that need to be moved onto the national CRM system. Initially we have identified two partners who are prepared to move onto the national system and we would like this to be undertaken and completed by 01 September 2015. Further partners may also be migrated under this contract, subject to successful completion of the initial batch of migrations and a total contractual spend not to exceed £170,000. All work must be completed by 31 March 2016.

Our specific requirements are focussed around the following:

## Essential

# Customisation of CRM with the addition of new Delivery partners

# The technical knowledge and capability to effectively move Delivery Partners onto the national CRM, replacing their use of their current systems.  It is anticipated that to perform their role, they would use the current functionality provided by the national system and confirmed adequate by the two Delivery Partners who have already transferred into the national system.  However there may be aspects of their processes that are essential for the smooth running of their business.  Therefore a gap analysis for each delivery partner would need to be conducted and any essential change requirements identified and developed.

# For the initial two delivery partners, the gap analysis, subsequent migration, training and customisation required approximately 60-80 days work. However, we anticipate that this may reduce as each DP joins the national system and a greater range of ‘essential’ elements are included.

It should be anticipated that migrating delivery partners would be done sequentially, however we do not wish to rule out the possibility that it may be that two delivery partners are migrated concurrently.

Migration of Delivery Partners Data

The movement of all historic data from each DP’s current system to the national CRM.  It is anticipated that this will involve both data and documents.

Training of Delivery Partner staff

Due to the move towards a national CRM there will be a requirement to hold training sessions for Delivery Partner staff as they move onto the national CRM. As part of your bid please submit a rate card for how much it would cost per day of training.  This would be required for the migration of each delivery partners

Support and maintenance of CRM, SCRIBE and Qlikview

We already have a support and maintenance contract for MS Dynamics 2013 and SCRIBE for 2015 and it is not anticipated that this would change during this period.

Training of IIP Practitioners

Due to the move towards a national CRM there will be a requirement to hold training sessions for IIP Practitioners as they move onto the National CRM. As part of your bid please submit a rate card for how much it would cost per day of training.

## Key deliverables/outputs

Initially, we have identified two (out of 5) delivery partners migrations and it would be anticipated that this would cover, for each of them, the following, although the installation of postcode anywhere would be a one off, covering both delivery partners.

Requirements Analysis Phase

- Gap Analysis Workshop & Further Workshops

Configuration

- Configuration of CRM to account for any new delivery partner specific fields

- Additional Process Flows/Configuration for 2 new customer journeys

- Install/Configure Postcode Anywhere

Internal Testing

- Internal Testing

- Assistance with UAT/Changes from testing

Data Import

- Creating or Amending data import profiles

- Testing/UAT Assistance with import

Documents Data Import (SharePoint)

- Custom Code Import for the import of documents into SharePoint

- Running of Code/Troubleshooting/changes from testing

Training

- Basis CRM training (Train the trainer approach)

- Reporting Workshop/Assistance

- Web Sessions for Practitioner Assistance (6 half day remote sessions)

Project Management

# cONTRACT AND TENDER PERIODS

- You agree that the contents of the tender will remain valid for a period of 6 months from the closing date for submission of the tender.

# TIMETABLE

The following timetable will apply for this tender

| Activity | Planned Completion Date |
| --- | --- |
| Invitation to tender (ITT) sent out | 22 May 2015 |
| Closing date for questions on the ITT | Noon, 01 June 2016 |
| Closing date for UK Commission response to questions to be published to suppliers | 1600, 02 June 2015 |
| Closing date for submission of tenders | Noon, 08 June 2015 |
| Shortlisting | 08-10 June 2015 |
| Shortlisted tenderers invited for interview (if required) | 10 June 2015 |
| Unsuccessful tenderers notified via e-mail | 11 June 2015 |
| UK Commission Panel interviews (if required) | 12 June 2015 |
| Award made | 12 June 2015 |
| Unsuccessful interviewees notified by Project Manager | 15 June 2015 |
| Inception meeting | 16 June 2015 |
| Commencement of delivery | 17 June 2015 |
| Completion of delivery | 31 March 2016 |

In the event that contractual terms cannot be finalised with the Tenderer selected, the UK Commission reserves the right to select an alternative.

##### format of tenders and guidance on content

##### please prepare your tender following the format of sections below.

# TABLE OF CONTENTS

You will produce an index to aid navigation through the tender document.  The table of contents will refer to the following sections and sub-sections and the main tender document will address all of the points required below.

# MANAGEMENT SUMMARY

You will produce an overall statement, of approximately 1 page, which concisely brings together all of the key points made throughout the detailed tender documentation.

# Basic details of your organisation

Please complete this section and include it within your tender.

| Company Name |  |  |  |
| --- | --- | --- | --- |
| Address |  |  |  |
| Post Code |  | Website |  |

|  | Contact 1 | Contact 2 | Contact 3 |
| --- | --- | --- | --- |
| Contact Name / Job Title |  |  |  |
| Contact Telephone |  |  |  |
| Contact e-mail |  |  |  |

Please put an x against one box in each section that most closely describes your organisation.

| Supplier Type |  |  | Company Status |  |
| --- | --- | --- | --- | --- |
| Sector Skills Council |  |  | Government Statutory Body |  |
| Standard Setting Body |  |  | Limited by Guarantee Charity |  |
| Supplier |  |  | Limited Guarantee Non-charity |  |
| Company Size |  |  | Limited Liability Partner |  |
| Small - Up to 50 Employees and less than £5.6m turnover |  |  | Partnership |  |
|  |  |  | Public Limited Company |  |
| Medium - 51 to 250 Employees and less than £22.8m turnover |  |  | Private Limited by Shares |  |
|  |  |  | Sole Trader |  |
| Large - Over 250 Employees |  |  | University |  |

| VAT Registration Number | Company Registration No. | Charity Number |
| --- | --- | --- |
| Date of Registration | Date of Registration | Date of Registration |

Bank Details

| Bank Name |  |
| --- | --- |
| Contact Name |  |
| Branch Address |  |
| Post Code |  |

Ultimate Parent Company (if applicable)

| Name |  |  |  |
| --- | --- | --- | --- |
| Address |  |  |  |
| Post Code |  | Website |  |

# financial and commercial Criteria (Pass or Fail)

Please complete this section and include it within your tender.

| How many years have you been trading? |  |  |  |
| --- | --- | --- | --- |
| What was your actual turnover in the last 2 financial years? | y/e turnover | y/e turnover |  |
| What was your actual trading result in the last 2 financial years? (profit/loss) | y/e profit/loss | y/e profit/loss |  |
| What were your balance sheet total reserves in the last 2 financial years? | y/e Reserves | y/e Reserves |  |
| If asked would you be able to provide at least one of the following: |  |  |  |
| A copy of your most recent audited accounts. |  |  | Yes / No |
| A statement of your turnover, profit and loss account and cash flow for the current year of trading. |  |  | Yes / No |
| During the last financial year which single organisation or group was your primary customer? What percentage of your annual turnover did this customer account for? |  |  | Name: %: |
| Has your organisation met the terms of its banking facilities and loan agreements (if any) during the past 12 months? |  |  | Yes No No such terms |
| If ”No” what were the reasons and what has been done to put things right? |  |  |  |
| Has your organisation met all its obligations to pay its creditors and staff during the past 12 months? |  | Yes / No |  |
| If ”No” what were the reasons and what has been done to put things right? |  |  |  |
| Are you currently involved in any legal disputes or are any pending? Have you had any judgements against you for which reparation, compensation or costs are still outstanding? |  | Yes / No Yes / No |  |
| If ”Yes” give brief details – sufficient not to prejudice the legal process. |  |  |  |

Please record the value of insurance cover for current policies where payments are up to date.

| Value of Employers Liability insurance cover |  |
| --- | --- |
| Value of Public Liability insurance cover |  |
| Value of Professional Indemnity insurance cover |  |
| Value of other cover. Please provide details |  |

# MEETING THE SPECIFICATION

You will produce a comprehensive but concise document that demonstrates how you will be able to fulfil the requirements of the specification.  In particular, the tender will be evaluated with due regard to the following sub-sections.  Please note that the order in which the evaluation criteria are listed does not imply relative importance.

## policies and procedures criteria (5% of the total score)

Please complete this section and include it within your tender

| Criteria |  | Marks available |
| --- | --- | --- |
| Does your organisation operate health and safety at work systems and procedures? | Yes / No | 1 |
| Does your organisation have a written equal opportunities and diversity policy that is communicated to your staff? | Yes/No | 1 |
| Does your organisation operate environmental management systems and procedures? | Yes / No | 1 |
| Does your organisation operate risk management systems and procedures? | Yes / No | 1 |
| Does your organisation hold a recognised quality management certificate for example BS/EN/ISO 9000 or equivalent? If not do you have quality assurance systems or procedures in place? | Yes / No | 1 |
| Does your organisation have Investors in People (IiP) accreditation? | Yes / No | 3 |
| Does your organisation have a policy on training or workforce development? | Yes / No | 1 |
| What is your organisation’s staff turnover? | 0-10% 10-20% Over 20% | 1 |
| If you have answered “No” to any of the above, can you describe for each “No” response how you manage your organisation and staff in the absence of the policy, system or procedure? |  |  |

## capability criteria (65% of the total score)

The format of your response is at your discretion, but will cover the following.

| Capability Criteria | Available |
| --- | --- |
| Understanding of Investors in People’s strategic aspirations for its CRM solution and assessment of the critical success factors – in realising these goals. | 15 |
| Proven examples of successful implementation and customisation of MS Dynamics CRM 2013, Click Dimensions, SCRIBE and external solutions allowing for upload of data and documentation including case studies and references. | 30 |
| Experience and capability of the named individual(s) who will lead and deliver the project of this tender. | 20 |
| Proven relationships with relevant solution / product vendor(s). | 10 |
| Defined and relevant methodology and approach for planning, controlling and delivery of both firm and emerging requirements within the full life of this project. | 25 |

A minimum score of 65% of the marks available in the Capability section must be achieved in order for your tender to continue to be considered.

## Price (30% of the total score)

Given your approach as detailed above and the tight timelines for delivery, please give indicative costs & number of days/team members allocated to delivery of each element within the Key Deliverable/Outputs detailed on page 6 of this Invitation to Tender document. Please indicate length of working day.

| Activity | Team member | Day rate (ex VAT) | No. of days | Total ex VAT |
| --- | --- | --- | --- | --- |

For 12 month support of MS Dynamics 2013, Scribe and Qlikview (if appropriate), please quote separately including details of the appropriate Service Level.

Please also provide a rate card covering staff day rates for delivery of the ‘Additional’ elements as defined on Page 5.

## references

These references must be external to the UK Commission.  Please provide details of three recent contracts that are relevant to the UK Commission’s requirement.  Where possible at least one should be from the public sector.  If you cannot provide three references, please explain why.

|  | Reference 1 | Reference 2 | Reference 3 |
| --- | --- | --- | --- |
| Customer Organisation: |  |  |  |
| Customer Contact Name and Phone Number: |  |  |  |
| Date Contract Awarded: |  |  |  |
| Contract reference & brief description: |  |  |  |
| Value: |  |  |  |
| Date contract was completed: |  |  |  |
| Have you had any contracts terminated for poor performance in the last three years, or any contracts where damages have been claimed by the contracting authority? If YES give details – please ensure that the details given do not prejudice any on-going court cases. |  |  | Yes / No |

# DECLARATIONS

Please complete this section and include it within your tender.  Unsigned declarations submitted with tender documents will be regarded as a non-compliant application.

I acknowledge that the standard contractual terms and conditions of the UK Commission will form the basis of any contract between the parties resulting from this invitation to tender;

##### IMPORTANT YOU MUST COMPLETE THIS SECTION FOR youR APPLICATION TO BE VALID.  THIS IS A LEGALly binding DECLARATION.

I declare on my honour that, (any of) the director(s) / officer(s) / partner(s) / proprietor(s) of the organisation, are not currently in, or previously have been in any of the following situations:

declared bankrupt, been or are being wound up or having any affairs administered by the courts.  Entered into an arrangement with creditors, or have suspended business activities.   Been or are the subject of proceedings concerning any such matters and in any similar situation arising from a similar procedure provided for in legislation or regulations;

been convicted of any offence concerning professional judgement by a judgement which has the force of res judicata,

been found guilty of any grave professional misconduct proven by any means which the contracting authority can justify;

failed to fulfil obligations relating to payment of social security contributions or the payment of taxes in accordance with the legal provisions of the country where established or with those of the country or the contracting authority or those of the country where the contract is to be performed;

been the subject of a judgment which has the force of res judicata for fraud, corruption, involvement in a criminal organisation or any other illegal activity;

been declared to be in serious breach of contract for failure to comply with contractual obligations.

- Any of the events above would exclude us from participating in this procurement

- application.

In addition, the undersigned declares on their honour:

that on the date of submission of the tender, the company or organisation I represent and the staff proposed for this tender are not subject to conflicts of interests in the context of this invitation to tender; I undertake to inform the UK Commission without delay of any change to this situation after the date of submission of the tender.

that the information provided to the UK Commission within the context of this invitation to tender is accurate, sincere and complete.

that the amount or appropriate amount of the tender price has not been communicated to any other party, other than in confidence and for the express purpose of obtaining insurances or a bond in connection with this tender;

the tender has not been fixed nor adjusted in collusion with any interested party;

the tender will remain valid for 6 months after the closing date of the tender;

| Name | Title |
| --- | --- |
| Signature | Date |

Notes on the Government’s Transparency Agenda

From January 2011 the UK Commission will be required by Cabinet Office to publish all contracts issued on ContractsFinder website.

As part of this process we are able to redact (edit for publication) any information in the contract which is considered to be commercially sensitive, e.g. names and telephone numbers of Project Managers.  Contracts will normally not be prepared using Day Rate values; however the financial details which form part of Schedule 1 Annex 1 must be shown and cannot be redacted.

Should you be successful in winning this contract and you think that there would be anything in the contract that you feel would be commercially sensitive and you would prefer to be redacted, please state it in the box below.  Items stated in the box below will be considered and will not prejudice your bid for this work, but will require adequate justification to support your reasons for redaction.

| Commercially Sensitive Item | Justification for Redaction |
| --- | --- |

| Name | Title |
| --- | --- |
| Signature | Date |

res judicata – a matter already settled in court; cannot be raised again.