Statement of Work (SoW) – Medical Evacuation System (MEDEVAC)

| ITEM No | WORK CATEGORY | STATEMENT OF REQUIREMENT | REQUIREMENTS GUIDANCE | CONTRACT DELIVERABLES | ACCEPTANCE CRITERIA | REMARKS |
| --- | --- | --- | --- | --- | --- | --- |
|  | Manufacture and Delivery |  |  |  |  |  |
| 1 | The Contractor shall manufacture and deliver all systems and components detailed in the Contractor’s Solution. . | The Contractor shall manufacture the required equipment and ensure it is fit for purpose. The Contractor shall deliver the equipment to the Authority’s specified location. All equipment must be CE marked. All equipment must be delivered in accordance with work packages 8, 9, 10, 11 and 12. | The manufacture and delivery to the Authority’s specified location. The Contractor must contact the Authority two weeks prior to all deliveries in order to book a delivery slot. In addition the Contractor must notify the Authority on completion of each delivery. | 1. Quantity 150 of the MEDEVAC system, delivered to the Authority’s specified location within six months of contract award. 2. Certificates of Conformity (CoC) delivered with the systems. 3. Confirmation of CE marking. 4. Delivery of quantity TBA MEDEVAC products for training (*dependant on training solution). 5. Firm prices for repeat buys of complete systems for 5 years. | Conformance with the System Requirements Document at Appendix 1. Validation by the Authority of CoCs and visual inspection of the product. Delivery receipt to Authority’s specified location. |  |
|  | Safety and Environmental |  |  |  |  |  |
| 2 | Safety and Environmental Information | The Contractor shall provide information related to the safe use and environmental impact of the system. | The system should be safe to operate in the environments designated in the System Requirements Document (SRD) at Appendix 1. The environmental impact of the system should be as low as practicable. | 1. Safety and Environmental information pack delivered to the Authority’s Project Manager within three months of contract award. | Endorsement by the Authority’s Project Manager. |  |
|  | Training Analysis, Development and Provision |  |  |  |  |  |
| 3 | Training Development and Plan | The Contractor shall undertake training development activity with the Authority to enable the production of an enduring training solution. | Training requirements will be developed co-operatively with the Authority, based on the Contractor’s best practice. The Contractor shall develop and deliver a training plan for the MEDEVAC system(s). | 1. Jointly endorsed training plan delivered to the Authority’s Project Manager within three months of contract award. | Endorsement by the Authority’s Project Manager. |  |
| 4 | Train-the-Trainer (T3) Development | The Contractor shall develop, deliver and maintain a T3 course for users and maintainers of the MEDEVAC system(s). | The T3 course is to be compliant with Defence Systems Approach to Training (DSAT) standards. Redesign and refinement of training may be required as the solution develops. The contractor will be responsible for updating the training course in the event of an equipment design change. The party responsible for the change will be responsible for funding the training update. | 1. Delivery of 2 sets of bound hard copy T3/T3M courseware to the Authority’s Project Manager. 2. Delivery of 1 set of soft copy T3/T3M courseware in MS Word format and Adobe PDF to the Authority’s Project Manager. Both deliverables are to be delivered within two months of contract award. | Courseware delivered and endorsed by the Authority’s Project Manager. | DSAT: https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/506501/JSP_822_Part_1-_Direction-Mar-2016.pdf |
| 5 | Train The Trainer (T3) course | The Contractor shall provide T3/T3M training to nominated users and maintainers on the MEDEVAC system(s) consisting of: - One course to enable trials - One full course training course *It is assumed that 10 individuals will be trained per course, and that training will take place in Salisbury, UK. | Timing of courses to be determined prior to contract award. All training will include: - training material - training aids / equipment | 1. Satisfactory delivery of endorsed training course within six months of contract award, or as agreed with the Authority’s Project Manager. | Completed training course delivered to User satisfaction. | The Contractor shall not be responsible for Live Agent Training. |
| 6 | Training Aids | The Contractor shall identify and provide all MEDEVAC system(s) specific training aids required for the T3 training course(s). | The Contractor shall state any training aid dependencies on the Authority. | 1. Identification and provision of required training aids within six months of contract award and in accordance with the arrangements at Item No. 5, to be delivered to the Authority’s Project Manager. | Endorsement by the Authority’s Project Manager. |  |
|  | Technical Documentation |  |  |  |  |  |
| 7 | General | The Contractor shall produce User / Maintainer Technical Documentation (Subject to the DEFFORM 315 at Annex I to the Contract). | Manuals and other system documentation should be sufficient to allow the trained user to operate, maintain, repair, support and dispose of the MEDEVAC system(s). | 1. 2 sets of bound, hard-copy Technical Documentation. 2. 1 set of soft copy Technical Documentation in two formats: MS Word and Adobe PDF. All documentation to be delivered to the Authority’s Project Manager within three months of contract award. | Documentation delivered and endorsed by the Authority’s Project Manager.. |  |
|  | Packaging, Handling, Storage & Transportation (PHST) |  |  |  |  |  |
| 8 | Packaging | The Contractor shall develop, deliver and maintain packaging recommendations for handling, storage and transportation of the MEDEVAC system(s). | The Authority will provide the Contractor with any assumptions or constraints that apply to packaging. Packaging of MEDEVAC system(s) items, spares and consumables are to be in accordance with Def Stan 81-41 Level N. The Authority will confirm quantities of items for individual packaging, including: - Description of Quantity (DofQ) - Primary Packing Quantity (PPQ) | 1. PHST recommendation report delivered to the Authority’s Project Manager within three months of contract award. | Compliance with Def Stan 81-41 Level N and endorsement by the Authority’s Project Manager. | UK Def Stans: https://www.gov.uk/guidance/uk-defence-standardization |
| 9 | Labelling | The Contractor shall ensure that all MEDEVAC system(s) spares, consumables and Line Replaceable Units (LRUs) are labelled and packaged in accordance with Def Stan 81-41. | Labelling shall include: Nomenclature, NSN, serial number, quantity, production batch number, shelf life (whilst packed and once opened). | 1. Labelled packaging as specified, in accordance with deliveries at Item No. 1. | Endorsement by the Authority’s Project Manager. |  |
| 10 | Handling | The Contractor shall ensure that all MEDEVAC system(s) packaged items, spares and consumables can be handled in accordance with Health and Safety Executive (HSE) regulations and in accordance with Def Stan 00-250. | The Contractor shall identify any special handling requirements for any item of MEDEVAC system(s). Special handling instructions will be included in Technical Documentation. | 1. PHST recommendation report (item 8). | Endorsement by the Authority’s Project Manager. |  |
| 11 | Storage | The Contractor shall specify the storage conditions and shelf life of all MEDEVAC system(s) spares and consumables. | Special storage conditions (e.g. climate-controlled or unpacked) are undesirable. | 1. PHST recommendation report (item 8). | Endorsement by the Authority’s Project Manager. |  |
| 12 | Transportation | The Contractor shall identify any special transportation requirements related to the MEDEVAC system(s). | The Contractor shall ensure that the MEDEVAC system(s) can be transported by sea, rail, road and air in accordance with the SRD at Appendix 1. | 1. PHST recommendation report (item 8). | Endorsement by the Authority’s Project Manager. |  |
|  | Supply Support |  |  |  |  |  |
| 13 | Initial spares pack | The Contractor shall provide an initial spares pack for Initial Operating Capability (IOC). All equipment must be delivered in accordance with work packages 8, 9, 10, 11 and 12. | An initial spares pack is required to enable field and user trials ahead of Full Operating Capability (FOC). The initial spares pack should be sufficient to support 150 units over a 6 month operational period. | 1. Initial spares pack delivered to Authority’s specified location within 6 months of contract award. | Initial spares pack conforming to the requirement and receipt of CofCs endorsed by the Authority’s Project Manager. | Certificates of Conformity |
| 14 | Initial Consumables Pack | The Contractor shall provide an initial consumables pack for IOC. All equipment must be delivered in accordance with work packages 8, 9, 10, 11 and 12. | An initial consumables pack is required to enable field and user trials ahead of FOC. The initial consumables pack should be sufficient to support 150 units over a 6 month operational period. | 1. Initial consumables pack delivered to Authority’s specified location within 6 months of contract award. | Initial consumables pack conforming to the requirement and receipt of CofCs endorsed by the Authority’s Project Manager. | Certificates of Conformity |
| 15 | Codification | The Contractor shall ensure that NATO codification is conducted for agreed spares and consumables. OR The Contractor shall provide information to the Authority’s Inventory Management Team to enable NATO codification. | The Contractor and Authority will agree which items will be codified. Codified items shall be included in Technical Documentation. | 1. Confirmation of existing NATO stock numbers (where applicable); 2. NSN registration details where applicable; 3. Information required by CBRN DT to undertake codification, where applicable. All information is to be delivered to the Authority’s Project manager within two months of contract award. | Endorsement by the Authority’s Project Manager. |  |
| 16 | Continuation of supply | The Contractor shall provide continual call-offs on demand for complete systems, spares and consumables for MEDEVAC system(s). All equipment must be delivered in accordance with work packages 8, 9, 10, 11 and 12. | Call-off purchases shall be demanded electronically by the Authority by means of a Contract, Purchasing and Finance (CP&F) Demand Order at the prices agreed in the Contract (Annex D) The delivery / turnaround time for any Demand Orders shall be in accordance with Annex D. The Contractor must contact the Authority two weeks prior to all deliveries in order to book a delivery slot. In addition the Contractor must notify the Authority on completion of each delivery. | - As specified in the approved CP&F Demand Order. | Conformance with the System Requirements Document at Appendix 1. Endorsement by the Authority’s Project Manager | CP&F: https://www.gov.uk/government/publications/mod-contracting-purchasing-and-finance-e-procurement-system/contracting-purchasing-and-finance-cpf-tool |
|  | In-Service Support |  |  |  |  |  |
| 17 | Design Authority | The Contractor shall act as the Design Authority (DA) for MEDEVAC system(s) and hold technical information in a Logistic Information Repository (LIR). | As DA, the Contractor shall maintain the system and sub-system specifications, including interface data and drawing packs, for all components of the system. Format of the LIR is not specified. | 1. Confirmation report of how and where logistic information is held and maintained, delivered to the Authority’s Project Manager within two months of contract award. | Endorsement by the Authority’s Project Manager. |  |
| 18 | Enduring supply of training | The Contractor shall provide continual call-off of repeat training delivery. | The Contractor shall provide re-delivery of training on demand in accordance with the firm prices at Annex D to the Contract. Should the Authority have a requirement for re-delivery of training this will be demanded via by making a Contract amendment. | - As specified in the Contract amendment. | Where demanded, completed training course delivered to User satisfaction. |  |
|  | Obsolescence Management |  |  |  |  |  |
| 19 | Information | The Contractor shall provide information related to system or component changes. | The system or system components may require changes to build standard or configuration. The Contractor shall seek agreement from the Authority prior to any changes in accordance with the contract Change Control mechanism at Schedule 4 to the Contract. The system or system components may become obsolete. The Contractor shall propose solutions for addressing any obsolescence issues, to be agreed with the Authority. | 1. Endorsed Change Control request where necessary. 2. Obsolescence management plan where necessary. 3. Updates to technical publications and training materials as a result of system/component changes, where necessary. Delivery will take place as agreed with the Authority. | Endorsement by the Authority’s Project Manager. |  |
| 20 | Disposal | The Contractor shall ensure that all items within the MEDEVAC system(s) required for its operation, or produced as a result of its operation, shall be disposable within current legislation and policy. | The Authority complies with international, national and MOD legislation and policies to ensure the safe disposal of items and waste. This is applicable whilst the system is in-service and at the end of its life at OSD. | 1. Disposal plan delivered to the Authority’s Project manager within two months of contract award. | Endorsement by the Authority’s Project Manager. |  |
| End |  |  |  |  |  |  |