Key Performance Indicators (KPI)

| KPI 1 |  |
| --- | --- |
| Description | Submission of Contract Documentation & Training |
| Type | Key Performance Indicator. |
| Linked to: Items 1 and 5 of the Schedule of Requirements. All deliverables should be in accordance with the requirements set out in the Statement of Work at Annex A to the Contract. | PI 1.1 - All Initial Contract Set-Up Deliverables (reports, plans, documents and certificates) identified within the Statement of Work at Annex A delivered by the date specified. PI 1.2 – Training plan and courseware supplied, training courses delivered and identification & provision of specific training aides delivered in accordance with Statement of Work at Annex A. |
| Data source | CBRN DT |
| Data Owner (Output) | CBRN DT, Project Manager. |
| Monitoring frequency | Continuous |
| Reporting frequency | On Delivery |
| Performance Criteria |  |
| Green | Of the PIs stated above, the Contractor shall be scored Green where he delivers: - All of the deliverables identified in the PI’s to the agreed timescale. |
| Amber | Of the PIs stated above, the Contractor shall be scored Amber where he delivers: - One or more of the deliverables identified in the PI’s between 1 – 14 working days over the agreed delivery date. |
| Red | Of the PIs stated above, the Contractor shall be scored Red where he delivers: - One or more of the deliverables identified in the PI’s 15+ working days over the agreed delivery date. |

| Impact/Consequence (in accordance with clause F6 of the Terms and Conditions) | If the Contractor scores ‘Amber’ during one reporting period for this KPI, the Authority shall provide the Contractor with the opportunity to rectify issues. The Contractor shall provide the Authority with it’s Recovery Plan within 5 working days. If the Contractor scores ‘Amber’ during any two or more consecutive reporting periods for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. If the Contractor scores ‘Red’ for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. Additionally, if the Contractor scores ‘Red’ for this KPI on two or more during a rolling twelve month period, it shall constitute a material breach by the Contractor and the Authority shall have the right, (but not the obligation) to terminate the contract in accordance with Clause F6 of the Contract. A breach shall result in written notification being sent to the Contractor with the Authority’s intended course of action. The Contractor shall respond to this notification within 1 working day. |
| --- | --- |

| KPI 2 |  |
| --- | --- |
| Description | Initial Supply of MEDEVAC systems |
| Type | Key Performance Indicator. |
| Linked to: Item 2 of Schedule of Requirements All deliverables should be in accordance with the requirements set out in the Statement of Work at Annex A to the Contract | PI 2.1 – Delivery of MEDEVAC systems in accordance with the quantities, dates and lead times specified in the Schedule of Requirements at Schedule 2 and the Statement of Work at Annex A. |
| Data source | CBRN DT |
| Data Owner (Output) | CBRN DT, Project Manager. |
| Monitoring frequency | Continuous |
| Reporting frequency | On delivery |
| Performance Criteria |  |
| Green | Of the PIs stated above, the Contractor shall be scored Green where he delivers: - All units in accordance within contracted lead times. |
| Amber | Of the PIs stated above, the Contractor shall be scored Amber where he delivers: - One or more units between 1 – 14 working days over the contracted delivery date. |
| Red | Of the PIs stated above, the Contractor shall be scored Red where he delivers: - One or more units 15+ working days over the contracted delivery date. |

| Impact/Consequence (in accordance with clause F6 of the Terms and Conditions) | If the Contractor scores ‘Amber’ during one reporting period for this KPI, the Authority shall provide the Contractor with the opportunity to rectify issues. The Contractor shall provide the Authority with it’s Recovery Plan within 5 working days. If the Contractor scores ‘Amber’ during any two or more consecutive reporting periods for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. If the Contractor scores ‘Red’ for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. Additionally, if the Contractor scores ‘Red’ for this KPI on two or more during a rolling twelve month period, it shall constitute a material breach by the Contractor and the Authority shall have the right, (but not the obligation) to terminate the contract in accordance with Clause F6 of the Contract. A breach shall result in written notification being sent to the Contractor with the Authority’s intended course of action. The Contractor shall respond to this notification within 1 working day. |
| --- | --- |

| KPI 3 |  |
| --- | --- |
| Description | Initial Supply of MEDEVAC spares and consumables |
| Type | Key Performance Indicator. |
| Linked to: Items 3 and 4 of Schedule of Requirements All deliverables should be in accordance with the requirements set out in the Statement of Work at Annex A to the Contract | PI 3.1 – All consumable items and spares to be delivered to the Authority in accordance with the contracted quantities, dates and lead times specified in the Schedule of Requirements. |
| Data source | CBRN DT |
| Data Owner (Output) | CBRN DT, Project Manager. |
| Monitoring frequency | Continuous |
| Reporting frequency | On delivery |
| Performance Criteria |  |
| Green | Of the PIs stated above, the Contractor shall be scored Green where he delivers: - All units in accordance with contracted lead times. |
| Amber | Of the PIs stated above, the Contractor shall be scored Amber where he delivers: - One or more units between 1 – 14 working days over the contracted delivery date. |
| Red | Of the PIs stated above, the Contractor shall be scored Red where he delivers: - One or more units 15+ working days over the contracted delivery date. |

| Impact/Consequence (in accordance with clause F6 of the Terms and Conditions) | If the Contractor scores ‘Amber’ during one reporting period for this KPI, the Authority shall provide the Contractor with the opportunity to rectify issues. The Contractor shall provide the Authority with it’s Recovery Plan within 5 working days. If the Contractor scores ‘Amber’ during any two or more consecutive reporting periods for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. If the Contractor scores ‘Red’ for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. Additionally, if the Contractor scores ‘Red’ for this KPI on two or more during a rolling twelve month period, it shall constitute a material breach by the Contractor and the Authority shall have the right, (but not the obligation) to terminate the contract in accordance with Clause F6 of the Contract. A breach shall result in written notification being sent to the Contractor with the Authority’s intended course of action. The Contractor shall respond to this notification within 1 working day. |
| --- | --- |

| KPI 4 |  |
| --- | --- |
| Description | Call Off Supply of MEDEVAC, MEDEVAC Spares and Consumables, and Training. |
| Type | Key Performance Indicator. |
| Linked to: Items 6, 7, 8 and 9 of Schedule of Requirements All deliverables should be in accordance with the requirements set out in the Statement of Work at Annex A to the Contract | PI 4.1 – Delivery of MEDEVAC systems requested via Demand Orders delivered to the Authority in accordance with the contracted lead times. PI 4.2 – All consumable items and spares requested via Demand Orders provided to the Authority in accordance with the contracted lead times. PI 4.3 – All training requested via Demand Orders provided to the Authority in accordance with the quantities, dates and lead times agreed in the Demand Order. |
| Data source | CBRN DT |
| Data Owner (Output) | CBRN DT, Project Manager. |
| Monitoring frequency | Continuous |
| Reporting frequency | On delivery |
| Performance Criteria |  |
| Green | Of the PIs stated above, the Contractor shall be scored Green where he delivers: - All units in accordance with the contracted lead times. - All training in accordance with the contracted lead times. |
| Amber | Of the PIs stated above, the Contractor shall be scored Amber where he delivers: - One or more units between 1 – 14 working days over the agreed delivery date. - Training 1-14 working days over the agreed delivery date. |
| Red | Of the PIs stated above, the Contractor shall be scored Red where he delivers: - One or more units 15+ working days over the agreed delivery date. - Training 15+ working days over the agreed delivery date. |

| Impact/Consequence (in accordance with clause F6 of the Terms and Conditions) | If the Contractor scores ‘Amber’ during one reporting period for this KPI, the Authority shall provide the Contractor with the opportunity to rectify issues. The Contractor shall provide the Authority with it’s Recovery Plan within 5 working days. If the Contractor scores ‘Amber’ during any two or more consecutive reporting periods for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. If the Contractor scores ‘Red’ for this KPI, the Authority shall permanently retain 5% against the payment due for the relevant delivery. Additionally, if the Contractor scores ‘Red’ for this KPI on two or more during a rolling twelve month period, it shall constitute a material breach by the Contractor and the Authority shall have the right, (but not the obligation) to terminate the contract in accordance with Clause F6 of the Contract. A breach shall result in written notification being sent to the Contractor with the Authority’s intended course of action. The Contractor shall respond to this notification within 1 working day. |
| --- | --- |