ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/NEYH/SCHU/37 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: | Date: 08/06/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Securing of Outline Planning Permission for housing at Pinxton, Bolsover |  |
| To: WYG Arndale Court, Otley Road, Headingley, Leeds, LS6 2UJ | Office: Leeds |  |
| Details of work required: The objectives of this commission are in two stages. Stage 1 is to carry out intrusive site investigation works, traffic study and viability report to determine the viability for housing on the site. If the site is viable Stage 2 is to complete all surveys, reports and studies (e.g. ecological, FRA, archaeology) to submit an outline planning application for up to 204 homes by the end of September 16 and secure outline planning approval by February 17. |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 28/02/2017 Latest Target Date: 28/02/2017 |  |
| Notes: | Original Target Cost: 120238 Latest Target Cost: 120238 |  |
|  | Purchase Order Number: IT71466 |  |
| Originator Ref/Contact: Jayne Gabbitass | Prepared By: Amanda Keeton |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |