Annex A to

Schedule 2 to

704047450

The Provision of a Proof of Concept Scanning of Op BANNER Records

Statement of Requirement (Version 1.1)

Background

38 (Irish) Brigade maintains an archive consisting of circa 10 million operational records relating to the Army’s deployment on Op BANNER. These records span the period 1969-2007 and are held as hard copy material only. Records from the archive are used extensively to support legacy legal matters, including inquests, investigations and civil litigation claims that continue into historical Op BANNER events. In addition, the archive is frequently subject to Freedom of Information requests.

The Ministry of Defence is mandated to retain the Op BANNER records and has legal obligations to discover and disclose material relevant to the ongoing legacy legal processes. These processes are manpower intensive, costly and time consuming. In addition, the current manual process of searching the archive often means that the Ministry of Defence’s retrieval of archives is the time limiting factor in the conduct of inquests and investigations, which has frequently incurred public criticism of the Army and incurred reputational damage as a result. The UK Government has recently proposed legislation to deal with the legacy of the past in Northern Ireland, which includes the establishment of an Information Recovery Body. Early indications are that this may also increase the retrieval demands placed on the current archive.

The above situation is further complicated by the fact that the hard copy material within the archive continues to degrade with age, which means the current system is unsustainable. As a result, there is a pressing requirement to digitise the 38 (Irish) Brigades archive to ensure its long-term preservation. This would preserve the material and allow digital searches to be conducted. It would also present significant cost and time saving opportunities.

The Archive consists of differing media formats including that of Microfiche and Microfilm, both these media types are deemed obsolete both by industry and that of the MOD, therefore there is a further pressing requirement to ensure that this material is digitised. Industry are currently withdrawing support for the equipment required to process the media, and therefore the digitisation of this material will ensure its future preservation.

Aims and Objectives

The Proof of Concept is designed to test the feasibility of currently available technologies to meet the requirement, safeguard the material during digitisation, and understand potential costs and risks associated with the digitisation of material up to circa 50 years in age.

Overall, the objectives are detailed as:

- The preservation through digitisation of the material held within the 38 (Irish) Brigade Archive.

- Facilitate the identification through the Proof of concept of any risks or Conservation requirements to ensure a successful digitisation of the records.

The objectives through the Proof of Concept trial are;

- Demonstrate audit of migration from paper file to digital copy. In compliance with British Standard 10008 parts 1&2.

- Identify timeframes for scanning of 10M records

- Identify costings for the scanning

- To identify possible issues with the materials scanning and identify conservation requirements where applicable.

- Demonstrate that electronic copies of microfiche/microfilm can be created to the same resolution as the original

| Serial | Detailed Requirement |  | Additional Information | Volume |  | Standards | Performance Targets |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.0 Service Delivery and Operational Management |  |  |  |  |  |  |  |
| 1.1 | ## Scanning ## The Contractor shall provide a fully comprehensive scanning service for hard copy and including Microfiche and Microfilm. This is to include the conservation where applicable of material to prevent damage, or disposal of the originating material. | ## Due to the age of some material to be provisioned for the Proof of Concept. the authority recognises that the following may occur; - The authority recognises that some document sets may not provide a sufficient pool of material to meet the estimated 24 document requirement. For the identified. Document sets which are unable to supply this, further documents will be drawn from other document sets to meet the detailed volume count. - The contractor is expected to provide valid evidence if material is identified which is unsuitable for scanning and detail why it has been rejected from the scanning process. Those items requiring conservation activities are to be marked, and recommended actions detailed including where possible potential costings to understand what these activities may be. They are not to undergo conservation activities at this time and are to be removed from the scanning process. Additional material will be supplied in place of this material to undergo scanning - The authority proposes that if material is poor quality and can still be scanned annotation to this effect is required, ie image is poor quality. - The authority recognises that material may be of a substandard format and therefore to ensure that this material is trialled for scanning the Authority will bias the scanning processes in favour of this material with an approximate 60/40 split towards the substandard material. |  | 24 documents from each of the 81 document sets comprising of approximately 2000 hard copy documents, and 1 of each microfiche and microfilm. | All personnel engaging in the scanning of material are to be suitably qualified. Are able to carry out the required actions and evaluations of the material to identify where possible material which will not be able to be scanned. |  | 100 % compliance |
| 1.2 | Scanning Requirements The Tenderer will be required to carry out scanning of all material documented in the scope by the Authority, | Image quality - the contractor is to apply all reasonable efforts to provide a clear and fair copy of the original document and as a minimum must be: - Readable - Minimal blurring during manipulation The contractor will be required to recommend the most suitable scanning resolution for the material to achieve the above requirements. Scanning will be completed utilising non-destructive methods and sufficient care is to be taken to safeguard the material during the scanning process, from both accidental and deliberate damage. Material identified as unable to be scanned without conservation is to be removed from the trial and the contractor is to provide detail of the type of conservation required and potential costings for this activity. This will assist the Project in detailing likely volumes and costs associated with conservation for such material. |  | 24 documents from each of the 81 document sets comprising of approximately 2000 documents and 1 of each microfiche and microfilm. | Must meet all industry standards, as detailed by International Standards Organisation 16363, International Standards Organisation 14721:2012 And British Standard EB9300-011:2013 |  | 100 % Compliance |
| 1.3 | Security. To ensure the security of the material being processed during the Proof of Concept, the contractor will be required to adhere to the security arrangements in place to protect the information though out the Proof-of-concept period. | - Any material to be digitised will remain in the Authorised location, with access only being supplied to identified material. - Any artefacts produced during the Proof of concept will remain the property of the Authority. These artefacts are to be utilised for the Proof of Concept and are not to be copied or disseminated from within these confines. - All activities are to be compliant with Joint Service Publication 440 and Joint Service Publication 441 to ensure that the information and relevant security is maintained throughout the Proof of Concept. - All personnel assigned to the Proof of Concept are to hold a minimum-security clearance of SC before undertaking any work. Security clearances must be provided by the Tenderer for all personnel who participate in the Proof of Concept. These will be held on record for evidential purposes. Site specific clearances will also be required for which 4 weeks advance notice of details of those personnel participating in the Proof of Concept will be required. |  | As Required | Joint service Publications 440 and 441 |  | 100 % Compliance. |
| 1.4 | Handling of Material. All material is to be handled in accordance with Joint Service Publications 440 and will require receipting and issuing through the Archive Manager or their representative. The Tenderer is to follow their direction for the handling of the material whilst within their custody. No Material is to be disseminated or copied outside of the Proof of Concept. | This will be monitored utilising and sign in/ out process. This will detail as a minimum the material type, date of issue and recipients’ details. The recipient will be fully responsible for the material on receipt, this will include ensuring that the material is scanned safely and returned to the Archive manager on completion. Any material still being processed by the close of business hours is to be returned to the Archive manager for safe keeping until the following business day at which point a new issues voucher will be produced. At no point during the Proof of Concept is any material to be disposed of; all material is to be retained and returned to the Authority on completion of scanning and ingestion activities On return to the Archive Manager or their representative all material will be checked for completeness. This will include, but not be limited to, the following; - Verification of the material type, name and the receipting officers’ details. - A full page count - Assessment of the materials completeness and condition to ensure no damage or loss of material has occurred during the scanning process. |  |  | Joint Service Publications 440 |  | 100 % Compliance |
| 1.5 | Data Protection The Contractor’s attention is drawn to The Data Protection Act 2018, and General Data Protection Regulation (GDPR). The contractor is to take all reasonable steps to make sure that all individuals employed on any work in connection with the contract (including sub-contractors) Have notice of these provisions and any others provided by the Authority to protect the Information in accordance with this act. Information to be supplied in the provision of this contract is highly likely to contain Personal Data and as such the protection of this material is a legal requirement. | The contractor will be responsible for the information whilst in their care to ensure it is correctly handled all staff are to be briefed on the Document handling detail as defined in 1.5, no documentation is to be removed from the Proof-of-Concept location, copied or disseminated outside of this requirement. |  | As required | DPA Act 2018 – and General Data Protection Regulation (GDPR) |  | 100 % Compliance |
| 2.0 Contract Management |  |  |  |  |  |  |  |
| 2.1 | Governance Army Operational Legacy Branch will provide governance throughout the Proof of Concept, with 38 Brigade (Irish) assisting in governance of the Archive during the Proof of Concept. | Full governance will be supplied by the Authorities Project Manager to ensure that the Tenderer meets the contracted requirements. With assistance being supplied by the 38 (Irish) Brigade Archive Manager who will be responsible for sourcing and controlling the archival material during the digitisation of the Proof-of-Concept material. |  |  |  |  | 100 % Compliance |
| 2.2 | Audits. During the scanning and delivery process the authority reserves the right to conduct audit activities to ensure that any material provided is accounted for, and to ensure that scanning is being conducted in a safe manner to safeguard the information | Audits will consist of; - Page counts to ensure that all material is present - Document verification - Handling procedures are being followed in accordance with Joint Service Publication 440 - Materials condition during scanning Agreed procedures and protocols are being enforced throughout the Proof of Concept. |  | As Required | Joint Service Publication 440 |  | 100% compliance |
| 2.3 | ## The Contractor will be required to evidence that all personnel who will handle personal data in relation to this contract are trained in relation to Data Protection and Information Security to the standard required by the MOD. |  |  |  | Data Protection Act 2018 and GDPR |  | 100 % Compliance |
| 2.4 | ## Transfer of electronic artifacts produced through the scanning process is to occur on the cessation of the contract. | On cessation of the contract, any material produced via the scanning process is to be transferred from any electronic store into the authority’s control, all electronic versions are to be expunged from the contractors' systems, with written evidence supplied that this has occurred, this is to occur no later than 10 days after the contract has ceased. |  | As required | DPA compliance IPR Compliance |  | 100 % Compliant. |
| 3.0 Performance Management |  |  |  |  |  |  |  |
| 3.1 | ## Successful performance will be determined via the use of measurable outputs the ability of the contractor to provide sufficient demonstration of these will assist to determine the feasibility and technical capability available to meet the overall objectives of the project. | ## Success Measurables will include. ## • The ability to enhance substandard material into a readable format for future processing. ## • The production of accurate Audit trails which enable the authority to detail actions taken regarding the materials authenticity. ## • The production of digitised material that readable and of a quality which is of at least the original quality and may be superior to that of the original document. • Collation of data to enable a breakdown of overall costing, time to enable estimating for any subsequent project. |  | As required | The Proof of Concept will be considered by the achievement of the following standards: • A readable image produced though the scanning process which is not affected during manipulation. • the production conversion into a suitable format for OCR application, and indexing activities • The successful production of an audit trail to detail interactions carried out though this process. • The successful production of a digital copy without damage occurring to the original, which is fully searchable and to a readable standard where image quality is suboptimum. |  | 100 % Compliance – Schedule 9 refers. |
| 4.0 Exit Management |  |  |  |  |  |  |  |
| 4.1 | This Exit Strategy relates specifically to the OP Banner Digitisation Proof of Concept. The purpose of this strategy is to. • Identify the circumstances under which the Authority or the Tenderer may wish to exit the Contract. • Identify the consequences of exiting the Contract. • Identify the strategy that the Authority will aim to pursue in each exit circumstance. • Define the Defence Conditions pertinent to exiting the OP Banner Digitisation Proof of Concept contract. | The Contractor will have a similar Exit Strategy in place and that as part of the development and negotiation of the Op Banner Digitisation Proof of Concept, the parties will jointly develop an Exit Management Plan that will be enacted under the terms of the Contract in the event of termination. |  | As required. |  |  | 100% compliance. |
| 4.2 | ## UNACCEPTABLY POOR SERVICE ## Description: A situation may arise during the term of the Op BANNER Digitisation Proof of Concept, where it is deemed by the Authority that the Contractor is performing at a level which is contractually unacceptable. Significant loss or damage to the material will constitute as unacceptable service. | There are too many possible scenarios regarding unacceptably poor performance to consider in detail, however the ultimate and most serious consequence would be a wilful mishandling or subsequent damage, disposal or loss of Government Furnished Information assets furnished to the Tenderer during the scanning phase of the Proof of concept. |  |  | In circumstances where termination of Op BANNER Digitisation Proof of Concept Contract, on the grounds of unacceptably poor performance, the Authority considers that irrecoverable damage to the material constitutes the most severe breach. Hence, the Authority’s strategy in the first instance will focus on measures of prevention including relationship management, performance measurement and agreed handling instructions when scanning the Government Furnished Information presented to the Tenderer by the Authority. The Authority’s secondary strategy will be to work collaboratively with the Contractor to establish a ‘get well’ programme. Only if all efforts to maintain or, in the event of lapse, re-establish satisfactory performance fail will the Authority consider exit from the Op BANNER Digitisation Proof of Concept, under the appropriate contractual clause. During this period the jointly agreed Exit Management Plan will be invoked which will specify a transition period during which the Authority may themselves, or via a third party, take over the role of the Tenderer. |  | 100% Compliance |
| 4.3 | ## CHANGE OF AUTHORITY’S REQUIREMENT ## Description: During the Op BANNER Digitisation Proof of Concept, given its relatively short duration, there remains the potential for changes in; legislation, the Government’s policies, Ministry of Defence policy, this may necessitate premature termination of the Op BANNER Digitisation Proof of Concept by the Authority for convenience. (CD, DVD, USB Stick). | Primarily the consequences from exit under these circumstances will be the degree of Authority liability. Other than storage and/or disposal of materiel there should be limited technical/capability consequences to consider although this would clearly depend on the specific circumstances initiating the withdrawal. |  |  | In these circumstances the Authority will seek to minimise liability by providing the Contractor with as much information and notice as possible to limit their financial commitment. The jointly agreed Exit Management Plan will be invoked which will include development of (or adherence to, if agreed) milestones for an orderly withdrawal. |  | 100% Compliance |
| 4.4 | ## EXPIRY OF CONTRACT PERIOD ## Description: The Op BANNER Digitisation Proof of Concept has run its natural course and the transfer of Digitally produced Government Furnished Information is to be returned to the Authority in a compatible electronic format, this is defined as PDF files with OCR data applied to the material for retention within the Ministry of Defences electronic environment. | On completion of the Proof of Concept the Authority will consider the Contract to be at its natural end, to ensure that all Government Furnished Information assets are protected the Authority will expect the tender to return all Government Furnished Information to the Authority, whether in Hard Copy or Digital format. The Tenderer will be required to ensure that all material is in a fit state for transfer into the Authorities holding |  |  | In final stages of the Proof of Concept, Any Government Furnished Information digital artifacts are to be made ready for transfer to the Authority under the IPR Agreement, to facilitate this transfer of this material into the authorities holding the Authority will provide an encrypted hard Drive on which the material will be released. In addition to this the Tenderer will cleanse their systems of all information produced during the Proof of concept and supply to the Authority written confirmation within 10 days that all material has been adhered to. |  | 100% Compliance |