|  | DATED | 2022 |  |  |
| --- | --- | --- | --- | --- |
|  | THE SECRETARY OF STATE FOR DEFENCE AND MITIE (DEFENCE) LIMITED |  | (1) (2) |  |
|  | OVERSEAS PRIME CONTRACT GIBRALTAR BOOKLET 2: CONDITIONS OF CONTRACT CONTRACT NUMBER: 700547373 |  |  |  |

- Contents

PART 1 -	GENERAL	11

1	Actions	11

2	Identified and defined terms	11

3	Interpretation and the Law	11

4	Communications	13

5	The Service Manager	14

6	Contractor Presence on the Affected Property	14

7	Early Warnings	19

8	Ambiguities and Inconsistencies	22

9	Illegal and Impossible Requirements	23

10	Decoupling and Interdependent Contracts	23

11	Amendments to Contract	23

12	Contract Changes and Additional Services	25

13	Task Order Management Process	26

14	Inclusive Repair Limit	27

15	Collaborative Business Relationships	27

16	Approval by the Employer or Service Manager	28

17	Contractors on Deployed Operations	28

18	The Service Register	28

19	Parent Company Guarantee	29

PART 2 -	THE CONTRACTOR’S MAIN RESPONSIBILITIES	29

20	Providing the Service	29

21	The Contractor’s Plan	31

22	Revising the Contractor’s Plan	32

23	Design of Equipment	33

24	Flying Operations	33

25	People	33

26	Working with Others	36

27	Sub-Contracting	36

28	Other Responsibilities	37

29	Contractor’s Accommodation	38

30	Works	38

31	Health & Safety and the Environment	39

32	Construction (Design and Management) (CDM) Regulations 2015	42

33	Access and Facilities provided by the Contractor	42

34	Import and Export Licences	42

35	SME Spend Data Collection	46

36	Advertising Sub-Contracts (Defence and Security Public Contracts Regulation 2011 only)	48

37	Diversion Orders	49

PART 3 -	TIME	50

38	Contract Period, Mobilisation, the Service Period and Options	50

39	Instructions to Stop or Not to Start work	53

40	Timescales	53

PART 4 -	TESTING AND DEFECTS	53

41	Tests and Inspections	53

42	Testing and Inspection before Delivery	54

43	Notifying and Correcting Service Failures	54

44	Accepting Service Failures	55

45	Service Failure in the Delivery of the Services	55

46	Defects Liability	56

PART 5 -	PAYMENT	57

47	Assessing the Amount Due	57

48	Payment under CP&F	58

49	The Use of the Electronic Business Delivery Form	59

50	Unique Identifiers	60

51	Milestone Payments during Mobilisation	61

52	Disputed Amounts	61

53	Interest	61

54	Value Added Tax	62

55	Tax Compliance	63

56	Recovery of Sums Due	64

57	Expenses	65

PART 6 -	COMPENSATION EVENTS AND FORCE MAJEURE EVENTS	65

58	Compensation Events	65

59	Notifying Compensation Events	66

60	Quotations for Compensation Events	70

61	Assessing Compensation Events	71

62	The Service Manager’s Assessments	72

63	Implementing Compensation Events	73

64	Force Majeure Events	73

PART 7 -	EQUIPMENT PLANT AND MATERIALS	74

65	Use of GFE	74

66	Accounting for the Property of the Employer	76

67	Employer Dependencies	78

68	Equipment	80

69	Outgoing Contractor’s Stock, Assets and Equipment	81

70	Redundant Materiel	81

71	Employer’s Title to Plant and Materials	82

72	Counterfeit Materiel	83

73	Special Procedure for Initial Spares	85

PART 8 -	RISKS AND INSURANCE	86

74	The Contractor’s Risks	86

75	Indemnities and Liability	87

76	Insurance Cover	90

77	Required Insurances	93

78	War Risk Indemnity	104

PART 9 -	DISPUTES AND TERMINATION	107

79	Termination	107

80	Reasons for Termination	108

81	Procedures on Termination	110

82	Payment on Termination	113

83	Termination for Convenience	114

84	Dispute Resolution Procedure	116

85	Continuing Obligations	117

86	Exit Strategy	118

PART 10 -	TUPE, PENSIONS AND EMPLOYMENT	118

87	Not Used	118

88	Employee Transfer Arrangements on Entry and Exit	118

89	Government of Gibraltar Secondees	118

PART 11 -	PERFORMANCE AND REMEDIES	118

90	Performance Management Regime	118

91	Progress	118

92	Service Improvement	119

93	Conflicts of Interest	120

94	Fraud and Prevention of Corruption	121

95	Corrupt Gifts and Payments of Commission	122

96	Discrimination	123

97	Employer Step-In	123

98	Measures in a Crisis	124

99	Employer Step-In	126

100	Employer Step-Out	128

PART 12 -	RECORDS, AUDIT AND REPORTING	128

101	Financial Management Information	128

102	Retention and Supply of Records and Data	129

103	Audit	131

104	Quality Management and Assurance	133

PART 13 -	INFORMATION PROVISIONS	134

105	Protection of Personal Data	134

106	Transparency	137

107	Disclosure of Information	138

108	Freedom of Information Act	140

109	Requirement for a Certificate of Conformity	141

110	Automatic Test Equipment Data Requirements	142

PART 14 -	SECURITY PROVISIONS	142

111	Cyber	143

112	Security Measures	149

113	Personnel	155

114	Publicity, Insignia and Signage	158

115	Photography	159

116	Official-Sensitive Security Requirements	159

PART 15 -	ASSET RELATED PROVISIONS	160

117	Packaging (for Articles other than Munitions)	160

118	Supply of Information for NATO Codification and Defence Inventory Introduction	168

119	Codification Requirements for Item Identification	171

120	Special Jigs, Tooling and Test Equipment	173

121	Marking of Articles	176

122	Supply of Data for Hazardous Articles, Materials and Substances	176

123	Use of Asbestos	178

124	Delivery, Acceptance, Rejection, Loss of or Damage to the Articles	179

125	Timber and Wood – Derived Products	183

126	Transport	185

127	Malicious Software	186

128	Intellectual Property Rights	186

PART 16 -	GENERAL CONTRACT PROVISIONS	189

129	Change of Control	189

130	Assignment	190

131	Waiver	191

132	Severability	191

133	Third Party Rights	191

134	No Partnership, Agency, Crown Immunity or membership of the force or civilian component	192

135	Environment and Carbon Management	192

136	Business Continuity	192

137	Co-Operation on Expiry of Contract	192

138	Counterparts	192

Annexes

A – Defined Terms and Abbreviations

B – Contractor’s Commercially Sensitive Information

C – DEFFORM 691A

D – Transfer Regulations

E – Pension Matters

F – Performance Management Regime

G – Parent Company Guarantee

H – Employer Standard Form of Lease

I – Sub-Contractor Warranty

J – Security Aspects Letter

K – Contract Change Management Process

L – Task Order Management Process

M – Reports and Meetings

N – Mobilisation

O – Exit Strategy

P – Vesting Certificate

[REDACTED]