The Overseas Capital Framework

Annex F to Booklet 1

Technical Requirements of Response

Ref: 700723368

Date: 15 Feb 2021			    Version: 1.0

Date 16 January 2014

# Document Version Control

| Date Issued | Version | Status | Distribution | Reason for Issue |
| --- | --- | --- | --- | --- |
| 15th Feb 2021 | 1 | Final | Commercial | Issue of ITT |

MARKING SCHEME, WEIGHTING AND SCORES AVAILABLE

1.1      There are a maximum of 100 marks available for Technical (Non-Cost Score).

1.2  A summary of all the Technical questions, along with the Marks Available, Percentage weighting and the Maximum Weighted Score Available for each question is set out below:

| QUALITY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Section |  |  | Marks Available | Percentage Weighting (%) | Weighted marking - maximum available |
| Section A – Mandatory Requirements |  |  |  |  |  |
| MRA1 | Compliance Technical Requirements |  | Pass/Fail | Pass/Fail | n/a |
| MRA2 | Compliance with Government Security Arrangements |  | Pass/Fail | Pass/Fail | n/a |
| Section B – Health and Safety (ALL LOTS) - 8% |  |  |  |  |  |
| HSB1 |  | CDM Regulations | 0/20/60/80/100 | [4%] | 4 |
| HSB2 |  | Safety Management Procedures | 0/20/60/80/100 | [4%] | 4 |
| Section C – Quality Management (ALL LOTS) - 4% |  |  |  |  |  |
| QMC1 | Continuous Improvement |  | 0/20/60/80/100 | [2%] | 2 |
| SCH2 | Culture and Partnering – Organisation / Collaboration |  | 0/20/60/80/100 | [2%] | 2 |
| Section D – Management Procedures (ALL LOTS) – 20% |  |  |  |  |  |
| MPD1 | Security and Access |  | 0/20/60/80/100 | [4%] | 4 |
| MPD2 | Mobilisation |  | 0/20/60/80/100 | [4%] | 4 |
| MPD3 | Compliance Service |  | 0/20/60/80/100 | [4%] | 4 |
| MPD4 | Building Information Modelling - Frameworks |  | 0/20/60/80/100 | [4%] | 4 |
| MPD5 | Building Information Modelling - BEP |  | 0/20/60/80/100 | [4%] | 4 |
| Section E – Environmental and Sustainability Management (ALL LOTS) – 10% |  |  |  |  |  |
| ESE1 | Sustainability and Environmental – sustainable building |  | 0/20/60/80/100 | [10%] | 10 |
| Section F – Government Construction Strategy (All Lots) – 6% |  |  |  |  |  |
| GCF1 | Management of Works Contracts - Supply Chain Selection and Monitoring (All Lots) |  | 0/20/60/80/100 | [3%] | 3 |
| GCF2 | Management of Works Consultants – Soft Landings - Framework |  | 0/20/60/80/100 | [3%] | 3 |
| Section G – Risk Management (All Lots) – 5% |  |  |  |  |  |
| RMG1 | Risk - Framework |  | 0/20/60/80/100 | [2%] | 2 |
| RMG2 | Contractors Risk - Framework |  | 0/20/60/80/100 | [3%] | 3 |
| Section H – Social Value (All Lots) - 10% |  |  |  |  |  |
| SCH1 | Social Value |  | 0/20/60/80/100 | [10%] | 10 |
| Section I – Supplier Organisation (All Lots) – 10% |  |  |  |  |  |
| SOJ1 | Supplier proposals for management of Framework Roles and Responsibilities - Framework |  | 0/20/60/80/100 | [3%] | 3 |
| SOJ2 | Supplier proposals for management of Framework Roles and Responsibilities – Call Off |  | 0/20/60/80/100 | [3%] | 3 |
| SOJ3 | Supplier proposals for management of Framework Roles and Responsibilities - Individuals |  | 0/20/60/80/100 | [4%] | 4 |
| Section J – Supply Chain Management (All Lots) – 12% |  |  |  |  |  |
| SCK1 | Supply Chain Selection and Monitoring – Sub Contractors |  | 0/20/60/80/100 | [3%] | 3 |
| SCK2 | Supply Chain Selection and Monitoring – Designers |  | 0/20/60/80/100 | [3%] | 3 |
| SCK3 | Supply Chain Selection and Monitoring – Construction |  | 0/20/60/80/100 | [3%] | 3 |
| SCK4 | Supply Chain Selection and Monitoring – Performance |  | 0/20/60/80/100 | [3%] | 3 |
| Section K – Delivery of Construction Works (All Lots) – 15% |  |  |  |  |  |
| CWL1 | Delivery of Construction Works (Part One) |  | 0/20/60/80/100 | [5%] | 5 |
| CWL2 | Delivery of Construction Works (Part Two) |  | 0/20/60/80/100 | [5%] | 5 |
| CWL3 | Delivery of Construction Works (Part Three) |  | 0/20/60/80/100 | [5%] | 5 |
|  |  |  |  | 100% | 100 |

1.3 	Please refer to Annex (Evaluation Methodology) which outlines how the Non Cost element will be weighted and combined with the Cost element to provide a final tender score.

1.4	 Tenderers will be required to achieve either a Pass or a minimum technical score of 60 out of 100 (unweighted score) for each technical questions in order for their bid to be assessed as technically compliant. The Authority reserves the right to exclude tenderers who do not achieve the minimum technical score. In such circumstances the tender will be deemed not to be technically compliant and the tenderer will not proceed to the next stage of the evaluation and will not be awarded a place on the Framework.

| Section A – Mandatory requirements |  |  |
| --- | --- | --- |
| MRA1 - Compliance with Framework Brief - Standard Requirements (Technical) | Evaluation guidance | Marking scheme |
| If you are awarded a Framework Agreement, will you unreservedly deliver in full, all the Standard Requirements (Technical) as set out in the Framework Brief for the Lot(s) you are bidding for. Please answer ‘Yes’ or ‘No’ Yes - You will unreservedly deliver in full the Standard Requirements (Technical) as set out in Framework Brief for the applicable Lot(s). No - You will not, or cannot, deliver in full the Standard Requirements (Technical) as set out in Framework Brief for the applicable Lot(s). | You have selected option ‘Yes’ confirming that you will unreservedly deliver in full the Standard Requirements (Technical) as set out in Framework Brief for the applicable Lot(s). | Pass |
|  | You have selected ‘No’ confirming that you will not, or cannot, deliver in full the Standard Requirements (Technical) as set out in Framework Brief for the applicable Lot(s). | Fail |
| MRA1 - Response guidance This is a Pass/Fail question. If you cannot or are unwilling to select ‘Yes’ to this question, you will be disqualified from further participation in this competition. Providing a ‘Yes’ response means you will unreservedly deliver in full the Standard Requirements (Technical) as set out in Framework Brief for the applicable Lot(s). If you select ‘No’ to indicate that you will not, or cannot, deliver in full the Standard Requirements (Technical) as set out in Framework Brief for the applicable Lot(s) you will be excluded from further participation in this competition. |  |  |

| Section A – Mandatory requirements |  |  |
| --- | --- | --- |
| MRA2 - Compliance with Government Security Arrangements - | Evaluation guidance | Marking scheme |
| If you are awarded a Framework Agreement you will be required to undertake projects across the full range of security classifications and will be required to obtain all necessary security clearances and approvals for your employees and supply chain. This will require you to unreservedly obtain all necessary security clearances across the full range of security classifications as set out in the Framework Brief for the Lot(s) you are bidding for. Please answer ‘Yes’ or ‘No’ Yes - You will unreservedly obtain all necessary security clearances for your employees and supply chain across the full range of security classifications as set out in Framework Brief for the applicable Lot(s). No - You will not, or cannot, obtain all necessary security clearances for your employees and supply chain across the full range of security classifications as set out in Framework Brief for the applicable Lot(s). | You have selected option ‘Yes’ confirming that you will unreservedly obtain all necessary security clearances for your employees and supply chain across the full range of security classifications as set out in Framework Brief for the applicable Lot(s). | Pass |
|  | You have selected ‘No’ confirming that you will not, or cannot, obtain all necessary security clearances for your employees and supply chain across the full range of security classifications as set out in Framework Brief for the applicable Lot(s). | Fail |
| MRA2 - Response guidance This is a Pass/Fail question. If you cannot or are unwilling to select ‘Yes’ to this question, you will be disqualified from further participation in this competition. Providing a ‘Yes’ response means you will unreservedly obtain all necessary clearances and approvals across the full range of security classifications; Baseline Personal Security Standard (BPSS) Security Check (SC) and Developed Vetting (DV) and will include all necessary costs, time and other disbursements within your Framework rates. The Authority will not reimburse for any costs that may be required for you to deliver projects as set out in Framework Brief for the applicable Lot(s). If you select ‘No’ to indicate that you will not, or cannot, obtain all necessary clearances and approvals across the full range of security classifications as set out in Framework Brief for the applicable Lot(s) you will be excluded from further participation in this competition. |  |  |

| Section B – Health and Safety (All Lots) |  |  |
| --- | --- | --- |
| HSB1 - CDM Regulations | Evaluation guidance | Marking scheme |
| Requirement: You are required to ensure that the delivery of Construction Works and Services are managed safely in line with the Construction (Design and Management) Regulations 2015. Please set out and demonstrate how you will meet the Requirement in full compliance of regulatory and MoD guidance and by fully addressing the component parts of the response guidance below | Response is fully compliant demonstrating the highest level of quality reasonably demonstrable. | 100 |
|  | Very Good, rating achieved plus evidence demonstrates a good understanding of how it will be applied to the scope of works with some minor short falls | 80 |
| HSB1 - Response guidance All bidders must answer this question. In order to satisfy the requirement, and the question associated with the requirement, you must: - Explain how you will discharge your CDM appointed duties (e.g. Principal Designer, and Principal Contractor) - Provide your CDM Construction Phase Plan template. - Describe how you propose to develop or update CDM Health and Safety Files in accordance with regulatory requirements. Maximum word count – 2,000 words plus attachments. | Acceptable, Evidence provided demonstrates compliance with regulatory recommendations and guidance, but further work needed to demonstrate how this will be applied specifically to the scope of works | 60 |
|  | Unacceptable, response made but fails to meet evaluation criteria | 20 |
|  | Completely inadequate answer | 0 |

| Section B – Health and Safety (All Lots) |  |  |
| --- | --- | --- |
| HSB2 - Safety Management Procedures | Evaluation guidance | Marking scheme |
| Requirement: Please set out and demonstrate how you will meet the Requirement by fully addressing component parts a) to c) of the response guidance below. Only answer d) if part of a consortium or Joint Venture (JV) | Response is fully compliant demonstrating the highest level of quality reasonably demonstrable. | 100 |
|  | Very Good, rating achieved plus evidence demonstrates a good understanding of how it will be applied to the scope of works with some minor short falls | 80 |
| HSB2 - Response guidance All bidders must answer this question. In order to satisfy the requirement, and the question associated with the requirement, you must: - Demonstrate your approach to project delivery whilst maintaining safety including site set up, operational procedures and liaising with occupiers whilst mitigating interruptions to day to day activities. - Describe the measures you will put in place to deliver continual improvement in H&S performance on works contracts let through this Framework Agreement. - Show within an attachment how the delegation of duties is cascaded from senior management board, to employees and to sub-contractors and their employees. - If part of a consortium or Joint Venture (JV), what overall Safety Management System will be used and how will the interface between various parts of the JV be managed. Maximum word count – 3,000 words plus attachment. | Acceptable, Evidence provided demonstrates compliance with regulatory recommendations and guidance, but further work needed to demonstrate how this will be applied specifically to the scope of works | 60 |
|  | Unacceptable, response made but fails to meet evaluation criteria | 20 |
|  | Completely inadequate answer | 0 |

| Section C – Quality Management (All Lots) |  |  |
| --- | --- | --- |
| QMC1 - Continuous Improvement | Evaluation guidance | Marking scheme |
| Requirement: The Authority requires you to continuously improve performance and the quality of your works and services, and to identify benefits to the Framework Demanders throughout the duration of the Framework. Please set out and demonstrate how you will meet the Requirement by fully addressing component parts a) to d) of the response guidance below | The bidder’s response fully addresses all 4 of the component parts (a to d), of the response guidance, illustrating that the bidder has comprehensive understanding of the requirement. | 100 |
|  | The bidder’s response fully addresses 3 of the 4 component parts (a to d) of the response guidance illustrating that the bidder has understanding of the requirement. | 80 |
| OMC1 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments. In order to satisfy the requirement, and the question associated with the requirement, you must: - Demonstrate your process for managing, analysing and using data to improve outcomes for the delivery of Works and Services on an ongoing basis. Your response must also demonstrate how the Framework Demanders will be included in the process; - Demonstrate the processes you will have in place to continuously monitor the performance of your account management function and how you will address issues that occur, ensuring that customers are included; - Demonstrate your approach to undertaking lessons learned exercises and communicating the outputs, including how this approach will benefit the Framework Demanders to improve the quality of the works, goods and services. - Demonstrate how you propose to measure and improve the performance of your own organisation through the course of the framework arrangement and provide your success targets and measurement strategy. | The bidder’s response fully addresses 2 of the 4 component parts (a to d) of the response guidance illustrating that the bidder has understanding of the requirement. | 60 |
|  | The bidder’s response fully addresses 1 of the 4 component parts (a to d) of the response guidance, illustrating that the bidder has some understanding of the requirement. | 20 |
|  | The bidder’s response has not fully addressed any of the component parts (a to d) of the response guidance OR a response has not been provided to this question. | 0 |

| Section C – Social and Culture (All Lots) |  |  |
| --- | --- | --- |
| QMC2 - Culture and Partnering – organisation (All Lots) | Evaluation guidance | Marking scheme |
| Requirement – Demonstrate your organisational culture with regard to establishing and maintaining a strong collaborative approach to working with clients / partner organisations. In addition demonstrate and provide evidence from previous experience of how you will develop and embed this approach with wider stakeholders to build a collaborative working environment: through an openness and willingness to address project issues jointly; a proactive approach to finding solutions and de risking, and a willingness to seek added value. .Demonstrate and provide evidence of how you will build a collaborative approach with Customers and Supply Chain Partners (Primarily Overseas) and how will address local and regional challenges. You may use prior examples to support your response. | Independent BS1100 accreditation or the Bidder has provided clear, concise and verifiable evidence that they have policies and procedures in place that are equivalent to the appropriate procedures and methodology of BS11000; has a clear understanding of all the issues associated with a partnering arrangement and that collaborative working has contributed to successful project delivery. Clear demonstratable evidence of overseas delivery, working with customers and supply chain partners in a collaborative way. The bidder has embedded foreign nationals within their organisation. Has a clear understanding of all of the issues associated with working overseas and has developed successful partnering arrangements. Has provided examples of how challenges have been overcome. | 100 |
|  | The Bidder has provided clear concise and verifiable evidence that demonstrates joint objectives / aims, organisational structures, relationship measurement regimes, agreed behaviours or charters, flexibility, transparency principles, escalation procedures, improvement regimes, that are entirely commensurate with the scale of this contract; and / or has within any consortium a partner who has BS11000 accreditation; has a clear understanding of all of the issues associated with a partnering arrangement. Clear evidence which demonstrates that collaborative working as added value. Have provided some evidence of overseas delivery, working with customers and supply chain partners in a collaborative way. Has experience of how partnering arrangements deliver construction projects in non UK countries. Has provided an example of an overseas challenge that has been overcome | 80 |
| QMC2 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments | The answer shows an understanding of how collaborative working delivers benefits. Some evidence of working towards a laid down policy of collaborative working or partnering but has shown an understanding of the benefits it would deliver. Provide limited evidence of overseas experience mixed with UK delivery. Has shown experience of how collaborative working provides benefits and over come challenges. Understands how partnering arrangements deliver in non UK countries. | 60 |
|  | The Bidder has shown little experience of collaborative working or partnering but has shown an understanding of the benefits it would be deliver. Provide evidence of UK delivery, working with customers and supply chain partners in a collaborative way. Has experience of how partnering arrangements deliver construction projects in the UK. Has provided an example of how a challenge has been overcome through collaborative working. | 20 |
|  | Major concerns that the answer does not demonstrate any of the requirements. Major concerns that the answer does not demonstrate any of the requirements. | 0 |

| Section D – Management Procedures (All Lots) |  |  |
| --- | --- | --- |
| MPD1 - Security and Access (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: You will be required to obtain on behalf of your employees and supply chain security clearances and approvals in accordance with the Government Security Classification. You may be required to work within close proximity of operational buildings on restricted sites with restricted or shared access. It is also possible that users of the adjacent properties could be vulnerable or high security. Please set out and demonstrate how you will meet the Requirement by fully addressing component parts a) to c) of the response guidance below. | The bidder’s response fully addresses all 3 of the component parts (a to c), of the response guidance, illustrating that the bidder has comprehensive understanding of the requirement. | 100 |
|  | The bidder’s response fully addresses 2 of the 3 component parts (a to c) of the response guidance illustrating that the bidder has understanding of the requirement. | 80 |
| MPD1 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments. In order to satisfy the requirement, and the question associated with the requirement, you must: - Demonstrate how your organisation is going to effectively record and communicate any security incidents, including systems, processes and resource to effectively mitigate and eliminate/manage risks - Demonstrate your processes to identifying security levels and ensuring all relevant staff have the correct understanding and access. - Demonstrate your approach to working in challenging environments, including those subject to high security and/or occupation by the public or vulnerable people | The bidder’s response fully addresses 1 of the 3 component parts (a to c) of the response guidance, illustrating that the bidder has some understanding of the requirement. | 60 |
|  | The bidder’s response has not fully addressed any of the component parts (a to c) of the response guidance OR a response has not been provided to this question. | 20 |
|  | Does not address any of the above items adequately. | 0 |

| Section D – Management Procedures (All Lots) |  |  |
| --- | --- | --- |
| MPD2 - Mobilisation (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: The Authority requires Bidders to demonstrate the processes that you shall have in place to effectively mobilise to deliver the Works and Services, demonstrating how you shall have the appropriate expertise, knowledge, skills, systems, processes and technology in place from the Framework Commencement Date, as set out in the Framework Brief. Please set out and demonstrate how you will meet the Requirement by fully addressing component parts a) to c) of the response guidance below | The bidder’s response fully addresses all 3 of the component parts (a to c), of the response guidance, illustrating that the bidder has comprehensive understanding of the requirement. | 100 |
|  | The bidder’s response fully addresses 2 of the 3 component parts (a to c) of the response guidance illustrating that the bidder has an understanding of the requirement. | 80 |
| MPD2 - Response guidance All bidders must answer this question. Maximum word count – 3,000 words. No attachments are permitted unless instructed; any additional documents submitted will be ignored in the evaluation of this question. In order to satisfy the requirement and the question associated with the requirement, the you must: - Demonstrate the processes you will have in place to identify, manage and prevent any risks to the successful mobilisation of the Works and Services from the Framework commencement date, and how you will ensure clear lines of responsibility, ownership and escalation for all Customer Call Off Procedures; - Demonstrate the processes you will have in place to select and appoint a mobilisation team with the skills, experience, knowledge and qualifications commensurate with the roles to which they will be assigned to ensure a successful mobilisation period. Your response must include how you will assess and address any skills gaps; - Demonstrate the processes you will have in place to ensure that your mobilisation and contract and account management teams work in partnership. Your response must include how you will ensure efficient transition between these teams to retain the knowledge gained during the mobilisation period. | The bidder’s response fully addresses 1 of the 3 component parts (a to c) of the response guidance, illustrating that the bidder has some understanding of the requirement. | 60 |
|  | The bidder’s response has not fully addressed any of the component parts (a to c) of the response guidance OR a response has not been provided to this question. | 20 |
|  | Does not address any of the above items adequately. | 0 |

| Section D – Management Procedures (All Lots) |  |  |
| --- | --- | --- |
| MPD3 - Compliance Service (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: Your compliance management strategy should detail your process for identifying the most appropriate provider for the service, the levels of service to be provided and the relationship between these and the benefits these will bring in minimising the through life costs of the facility, whilst at all times maintaining the availability of the facility to the end user. | Excellent response would involve use of a suitable FM provider, with competition on price, and/or construction contractor/sub-contractor with appropriate cost control: would specifically address warranties, proactive advice to user on settings and operation, reaction times and out of hours service, and a method of minimising and monitoring reactive maintenance cost | 100 |
|  | Significantly more than minimum acceptable, but not all of identified items for excellent or some lacking in clarity | 80 |
| MPD3 - Response guidance All bidders must answer this question. Maximum word count – 3,000 words plus attachments . In relation to buildings and associated facilities constructed/refurbished under a works contract awarded through the Framework Agreement the contractor may be required to undertake Inspections, Tests, Servicing, planned “Preventative” maintenance, and any necessary unplanned “Reactive” maintenance throughout a “compliance” period of one year or more following Take Over. In all cases the Contractor will be responsible for correcting defects in accordance with the ECC terms and conditions. Set out the strategies you will implement for delivery and management of; a) defect correction; b) Inspections, Tests, Servicing; c) maintenance during a compliance period in order to minimise the through life costs whilst still meeting the requirements. | Expected minimum acceptable response would involve use of a suitable FM provider, with competition on price, or possibly construction contractor/sub-contractor, and a commitment to response to reactive maintenance | 60 |
|  | Response omitting any of the key aspects for acceptability | 20 |
|  | . Completely inadequate response | 0 |

| Section I – Management Procedures (All Lots) |  |  |
| --- | --- | --- |
| MPD4 -Building Information Modelling - Framework | Evaluation guidance | Marking scheme |
| Requirement: Explain your own policy on BIM and relate it to the Government’s policy while giving examples of your experience of BIM and how it will be used for projects on the framework. The Supplier is expected to manage their own Common Data Environment (Supplier CDE) how would this interact with the Employers CDE. | Excellent answer detailing benefits and drawing on their experience and lessons learned. Linkage to supply chain. | 100 |
|  | Good answer but with limited experience or lessons learned | 80 |
| MPD4 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments. How will you assist The Employer to implement the Government's policy on Building Information Modelling on projects awarded through the framework, and what benefits would The Employer gain from your strategy. Identify and describe your experience in implementing Building Information Modelling (BIM) Level 2 | Limited answer focussing on Government policy but not demonstrating experience | 60 |
|  | failure to demonstrate a clear understanding of Government BIM policy | 20 |
|  | Completely inadequate answer | 0 |

| Section I – Management Procedures (All Lots) |  |  |
| --- | --- | --- |
| MPD5 - Building Information Modelling - BEP | Evaluation guidance | Marking scheme |
| Requirement: If successful, the Authority will require the Supplier to submit as part of each Framework Call Off a BIM Execution Plan (BEP). This BEP will be developed in response to the DIO's Employers Information Requirements (EIR) which will be issued as part of the Call Off documentation. The Supplier shall submit as part of this response an example BIM Execution Plan (BEP), which provides sufficient information and will form the basis of any BEP submitted as part of a future Framework Call Off. | High confidence answer detailing benefits to the contractor and employer (during the whole life of the contract) and how benefits are delivered. Demonstratable experience and knowledge of how a BEP is used. Links to supply chain and future maintenance by others. | 100 |
|  | Medium confidence answer which details how a BEP delivers benefits to the contractor and employer and how benefits are delivered. | 80 |
| MPD5 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments. The Example BEP must address the relevant clauses detailed in the DIO EIR guidance in particular – Section 1.2, Section 4.3, Section 5.2, Section 5.3, Section 5.4, Section 5.5, Section 5.6, Section 5.7, Section 5.8, Section 5.9, Section 5.10, Section 5.11, Section 6.1 and Section 6.2 | The answer details a general understanding of how a BEP is used in Construction delivery. | 60 |
|  | Satisfactory response answer but does not demonstrate any of the requirements. | 20 |
|  | Completely inadequate answer | 0 |

| Section E – Environmental and Sustainability Management (All Lots) |  |  |
| --- | --- | --- |
| ESE1 - Sustainability and environmental – sustainability building (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: The Employer takes Sustainable Development (SD) and environmental performance issues seriously. Please describe the approach you will take to identifying SD and environmental risks / opportunities in the design and construction for new-build and refurbishment projects. Please describe how you will deliver a sustainable building with a high environmental performance. Describe how site waste management plans will be used for projects over £300k, and how they will be used to identify opportunities to design out waste, identify and segregate waste and minimise waste to landfill. | Response is fully compliant demonstrating the highest level of quality reasonably demonstrable. | 100 |
|  | Very Good, rating achieved plus evidence demonstrates a good understanding of how it will be applied to the scope of works with some minor short falls | 80 |
| ESE1 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments. In order to satisfy the requirement, and the question associated with the requirement, you must: Explains how DREAM /BREEAM for design, construction and operational phases delivers solutions and understands the grading system and how that develops across the project stages. Supports the answer with examples of where this has been achieved. Describes the tools and approaches you will use for identifying and / or maturing SD and environmental risks and objectives through design and construction processes. Explains through an understanding of how Building Regs part L compliance is achieved and Government requirements are delivered. Explain how buildings can achieve the upper quartile of energy efficiency compared to the benchmark for that building type (on Energy Performance Certificates) Describe how targets for things like % recycled materials, % electricity from installed renewable energy technology, % more efficient the building will be compared to the benchmark for that type. Describes and gives details of methods of evaluating solutions e.g. through-life costs/benefits, life-cycle analysis etc. Ensure delivery of a sustainable new-build solution and provide assurance that it meets statutory and the Employer's policy requirements. Demonstrating excellent environmental performance, how you will use low impact materials and technologies, and how the building will achieve energy and water efficiency. Alternative building materials / methods that reduce greenhouse gas emissions, deliver Carbon Neutral improvements, the incorporation of sustainable design & technology issues and how all of these can be incorporated into passive buildings. Describe how using sustainable or environmentally friendly products and materials, using recycled materials (glass, steel, concrete, floor-coverings etc).in line with Government guidance, the use of sustainable/certified timber. As well as GBS / Sustainable timber, list how a range of other sustainable materials /products and innovations such as local, low embodied carbon materials, rainwater harvesting, renewable generation technologies, heat pumps, brise soleil deliver benefits. How would using Government Buying Standard compliant materials / products delivers the Governments sustainability agenda. Explain what value can be achieved through design meetings, assessments and surveys. Please refer to tools you’ll use for embedding Sustainable Development and environmental criteria. Identify statutory assessments required, (e.g. EIA, Habitats Regs Assessments, noise, dust, wildlife, traffic management plans), but not necessarily other more detailed surveys | Acceptable, Evidence provided demonstrates compliance with regulatory recommendations and guidance, but further work needed to demonstrate how this will be applied specifically to the scope of works | 60 |
|  | Unacceptable, response made but fails to meet evaluation criteria | 20 |
|  | Completely inadequate answer | 0 |

| Section F – Government Construction Strategy (All Lots) |  |  |
| --- | --- | --- |
| GCF1 - Management of Works Contracts - Supply Chain Selection and Monitoring (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: Indicate your understanding of and proposed approach to the Government Construction Strategy 2025 and the wider Government agenda to reduce programme lengths, as well as the use of Modern Methods of Construction. Demonstrate how you will address the issue of engaging SME’s and Apprentices and reduce the trade gap on construction products in the context of this Framework. | Full understanding of the GCS in the context of the Framework. Consideration of SMEs and apprenticeships. | 100 |
|  | Understanding of the GCS in the context of the Framework. Consideration of SMEs and apprenticeships. | 80 |
| GCF1 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words. State how, through the Framework Agreement and projects awarded under it, you will deliver the project deliverables and requirements to Time, Cost, and Performance bearing in mind the Government’s policy on SME engagement, local employment, and apprenticeships Provide evidence that you are aware of the Government's policy and the different elements it seeks to promote - SMEs, local business and apprenticeships. Assessment will focus on reasoning rather than whether they will engage SMEs or not. | Understanding of the GCS in the context of the Framework but limited reasoning | 60 |
|  | Basic understanding of the GCS but not in context | 20 |
|  | Completely inadequate response | 0 |

| Section F – Government Construction Strategy (All Lots) |  |  |
| --- | --- | --- |
| GCF2 - Management of Works Contracts - Soft Landings - Framework (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: Government Construction Strategy calls for implementation of "soft landings"; what is your understanding of this concept and how would The Employer benefit from its implementation? You may refer to any previous examples where you have implemented this concept. | Demonstrates added value to published process; probably based on actual experience; which part of team (design rather than construction) should be involved. Clear, detailed, robust understanding of SL, what it entails and how The Employer and Contractor would benefit from process and that process should have only a token cost. | 100 |
|  | Demonstrates clear understanding of process, that designers rather than constructors should lead, willingness to participate and learn from process | 80 |
| GCF2 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments How will you assist The Employer to implement a “Soft Landings” approach on Works Contracts awarded through the framework, who from your team would lead, and what benefits would The Employer gain from your strategy. See BSRIA Soft Landings Framework document Identify and describe your experience in implementing Government Soft Landings. | Demonstrates basic understanding of the process and that The Employer and Contractor will benefit. | 60 |
|  | Minimal understanding of process; fails to see benefits, suggests it would be expensive or that it should be constructor lead. | 20 |
|  | Completely inadequate response | 0 |

| Section G – Risk Management (All Lots) |  |  |
| --- | --- | --- |
| RMG1 - Risk - Framework (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: Your submission should indicate the value that your risk management plan is likely to bring to a project, describes the processes and engagement that will be followed to implement it and your approach to risk and cost management to ensure project success. | Submission demonstrates excellent capability & full understanding of the process & the benefit it adds. All information provided. | 100 |
|  | Comprehensive submission, fully meets requirement | 80 |
| RMG1 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments Provide a Risk Management Strategy that you will implement for each Works Contract awarded under this framework detailing; how Risk is identified, allocation of ownership between yourselves and your supply chain, quantification with respect to time impacts. Describe the level of stakeholder involvement, treatment of emerging risk & proposals to manage programme slippage caused by the occurrence of risk. Demonstrate the relationship between the Company’s Risk Management approach & the management of risk at a project level. Provision of a comprehensive Risk Management Plan giving details of the value the Company’s Risk Management Process provide in the successful delivery of a construction project. Indication of how the risk management process is implemented throughout the supply chain, and how their engagement adds to the effective risk management of the project. | Basic response given in all areas. Minimum level of information submitted to satisfy criteria. | 60 |
|  | Submission is below standard, i.e. one (1) or more items have failed to provide information completed to sufficient level. | 20 |
|  | If a bidder fails to provide a response to one (1) or more of the requirements, submission is deemed non-compliant in the Risk Management area. | 0 |

| Section G – Risk Management (All Lots) |  |  |
| --- | --- | --- |
| RMG2 - Contractors Risk - Framework (All Lots) | Evaluation guidance | Marking scheme |
| Requirement: Identify what you consider to be the top ten Contractor’s / Suppliers Risks to a construction or infrastructure project, setting them out in a risk register. Provide full mitigation strategies & fallback plans for those risks and describing how you would manage the top three in concert with your Supply Chain. | Submission demonstrates excellent capability & full understanding of the process & the benefit it adds. All information provided. | 100 |
|  | Comprehensive submission, fully meets requirement | 80 |
| RMG2 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments. Evaluators will be looking for assurance that bidders have understood the contractor / supplier risks presented by a project that they will have to manage. Optimum answer: Provision of a risk register or log illustrating qualitative impacts in respect to cost & qualitative & quantitative with respect to time. This should detail mitigation strategies & fallback plans. Indication of how the risk management process is implemented throughout the supply chain, and how their engagement adds to the effective risk management of the project must also be stated. | Basic response given in all areas. Minimum level of information submitted to satisfy criteria. | 60 |
|  | Submission is below standard, i.e. one (1) or more items have failed to provide information completed to sufficient level. | 20 |
|  | If a bidder fails to provide a response to one (1) or more of the requirements, submission is deemed non-compliant in the Risk Management area. | 0 |

| Section H – Social Value (All Lots) |  |  |
| --- | --- | --- |
| SCH1 - Social Value (All Lots) | Evaluation guidance | Marking scheme |
| Requirement – As part of the government’s ongoing desire to improve social commitment to local causes, the Social Value legislation (The Public Services (Social Value) Act 2012:) requires buyers of public sector services to consider whether there are related economic, social or environmental benefits that can be delivered through the government’s significant commercial spending power. Core to this requirement is MOD’s commitment to delivering social value outcomes by asking Suppliers of its services to give consideration to the additional benefit they may be able to offer to their local communities as part of its contracts. Please describe your approach to delivering Social Value in addition to your delivery of the SDW Services. In providing this description bidders should provide a robust quantification of the Social Value that they propose to deliver within the contract period. Bidders must ensure that their response addresses each of the criteria listed below • A description of the type of Social Value outcome that will be delivered and when it will be delivered across the contract period? • A description of the stakeholders/beneficiaries of the value you are proposing • Its relation to the core services within the contract and how the bidder will approach delivering it over the period of the contract; • A description of how you will ensure this value is delivered independently and without dependencies on the overall performance of the contract. • A description of the value add to the local community and a clear description of what will change in the lives of the beneficiaries/stakeholders as a direct result of this activity. • Bidders should also provide the Financial Value of the Outcomes (profiled across the contract period) that will be delivered. In providing this reference must be made to either of the following sources: a. The National TOMS framework and financial proxies; or b. An equally robust and recently conducted Social Return On Investment (SROI) study showing the Value of the Social Value outcomes being proposed by the bidder. This must include an assessment of additionality, attribution, deadweight and drop off as a minimum. • A clear description of the net Social Value (i.e. net of the costs of inputs required to deliver the outcomes). | Submission demonstrates excellent & full understanding of the social commitment process & the benefit it adds. All information provided. | 100 |
|  | Comprehensive submission, fully meets requirement | 80 |
| SCH1 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments. Examples of social value may be; Social - • Employing a diverse workforce including the employment of veterans and service spouses/partners; • Local voluntary and community sector collaboration (inc service design and delivery); • Labour standards monitored throughout the supply chain; • Improving skills and access to digital technology; • Encouraging general wellbeing and good mental health; and • Encouraging social inclusion (reducing loneliness). Economic - • Job creation/employing of disadvantaged groups; • Training and development opportunities (e.g. creation of apprenticeships); • Opportunities for SME’s including Voluntary, Community and Social Enterprises (VCSE); • Commitment to prompt payment throughout your supply chain; and • Making subcontracting opportunities available to a diverse supply chain. Other examples can be found at http://www.socialvaluehub.org.uk/ Bidder responses will be evaluated by allocating 70% of the available score to the quantified Social Value provided, with lower values scored relative to the highest value bid received. The remaining 30% of the score will be allocated using the standard 0-10 scoring system. This approach will award scores to both the amount of Social Value and the approach to delivering that value across the contract period. | Basic response given in all areas. Minimum level of information submitted to satisfy criteria. | 60 |
|  | Submission is below standard, i.e. one (1) or more items have failed to provide information completed to sufficient level. | 20 |
|  | If a bidder fails to provide a response to one (1) or more of the requirements, submission is deemed non-compliant in the Risk Management area. | 0 |

| Section I – Supplier Organisation (All Lots) |  |  |
| --- | --- | --- |
| SOI1 - Supplier Proposals for Organisational and Management structure – Framework Level | Evaluation guidance | Marking scheme |
| Requirement: Sufficient detail is required to explain the organisation and management structures, processes and responsibilities for the delivery of the framework functions | Organisational charts & descriptive text clearly articulate project structures for the Framework. Main elements of Supply chain are included in organograms & illustrate how they are integrated & describe responsibilities/output at appropriate stages. Transitional arrangements between work stages are proposed which demonstrates continuity of management arrangements & delivery outputs. A comprehensive but succinct response | 100 |
| SOI1 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments Provide organisational charts and accompanying descriptive text (this can be provided on A3 or A4 sheets) showing: - the management structure you will put in place to manage the Framework Agreement; - how you will organise the various responsibilities and roles of your Company and the Main Supply Chain you appoint for any future construction project awarded under this Framework Agreement. - this response must include a named Contractor's Representative who will be the primary contact with DIO at Framework level, and who is a Board Member | Organisational charts and accompanying text are provided for all stages. Roles and Responsibilities clearly identified for key personnel. Supply chain has an established part at relevant stages & is integral to the framework management. All aspects of the question have been satisfactorily answered. | 80 |
|  | Information provided covers each of the stages but lacks sufficient detail in parts. | 60 |
|  | One or more stages have been omitted or responses generally lack clarity & detail | 20 |
|  | Completely inadequate response | 0 |

| Section I – Supplier Organisation (All Lots) |  |  |
| --- | --- | --- |
| SOI2 - Supplier Proposals for Management of Framework Roles and Responsibilities – Call Off | Evaluation guidance | Marking scheme |
| Requirement: In respect of the organisational and management structures identified in SOJ1 you should include the functions of overall management, design, estimating, cost control, procurement, site organisation and all other key specialist functions relevant to a particular work stage. Evaluators will bear in mind that contractors are likely to use a variety of different job or functional titles, but the descriptions submitted must however be clear and unambiguous. | Overview: Looking for Framework Manager, Contractors Project Representative, Estimator/Buyer/Quantity Surveyor/Financial Decision-maker, Design Team Leader, Construction/Contracts Manager, Commissioning Manager, Compliance Period Maintenance Manager, Health & Safety Specialist. . How they relate to the mini competition activities and their management responsibilities across the work stages | 100 |
| SOI2 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments - Provide descriptions of roles and authority of key personnel identified in your response to SOJ1 and indicate as appropriate how these roles will change or transfer at each stage of a Project. Do not exceed two (2) pages of A4 for each role. Linked to Clause 6 of the Framework Agreement this response must include a named Contractor’s Representative who is a board member of your company | All key roles for every stage are clearly defined, that indicate limits/extent of authority which demonstrates good continuity in transition of stages & appropriate handover arrangements. | 80 |
|  | Most key roles are described for all stages & clearly defined, indicating limit/extent of authority, demonstrating good continuity and appropriate handover arrangements between stages,. | 60 |
|  | One or more Key roles not addressed, or inadequate explanation of arrangements & relationships in transition stages. | 20 |
|  | Multiple omissions or failures to define key roles or transitional arrangements between stages. | 0 |

| Section I – Supplier Organisation (All Lots) |  |
| --- | --- |
| SOI3- Supplier Proposals for Management of Framework Roles and Responsibilities - Individuals |  |
| Requirement – In relation to the key roles/functions provided in answer to SOJ2, whether for an individual or an organisation, you should indicate the selection criteria you intend using in order to fill these roles with suitable personnel. Where individuals have already been selected, how were these chosen? |  |
| In relation to your response to SOI2, state how you will select the appropriate person to fulfil each role. |  |
| Marking scheme | Evaluation criteria |
| 10 |  |
| 80 |  |
| 60 |  |
| 20 |  |
| 0 |  |

| Assessment criteria |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1. The Framework Agreement requires a Director/Partner from their company/organisation to act as the Framework Contractor’s Representative. |  |  |  |  |  |  |
| 10 | Correct grade (not a non-executive director). No conflict of interest (does not hold another directorship of another company). Professionally qualified, educated to degree level, and the discipline is an appropriate discipline. 15 years overall experience, at least 5 years at Director level. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 8 | Correct grade (not a non-executive director). No conflict of interest (does not hold another directorship of another company). Professionally qualified, educated to degree level, and the discipline is an appropriate discipline, 10 years overall experience. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | Correct grade (not a non-executive director). No conflict of interest (does not hold another directorship of another company). Professionally qualified, minimum HNC/HND in an appropriate discipline, 10 years overall experience. No statement provided on why this person will be chosen to be the Representative. |  |  |  |  |  |
| 2 | Correct grade (not a non-executive director). No conflict of interest (does not hold another directorship of another company). Professionally qualified, minumum HNC/HND in an appropriate discipline, limited experience. No statement on why this person will be chosen to be the Representative. |  |  |  |  |  |
| 0 | Not correct grade. |  |  |  |  |  |
| 2. For the Estimator. |  |  |  |  |  |  |
| 10 | Professionally qualified, educated to degree level, and the discipline is an appropriate discipline. 15 years overall experience, at least 5 at a senior level. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified, educated to degree level, and the discipline is an appropriate discipline, 10 years overall experience. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | Professionally qualified, minimum HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | No professional qualification. Educated to minumum HNC/HND in an appropriate discipline, less than 5 years experience or only low value project work. Statement provided on why this person will be chosen |  |  |  |  |  |
| 0 | Does not meet educational or experience standards. |  |  |  |  |  |
| 3. For the Quantity Surveyor |  |  |  |  |  |  |
| 10 | Professionally qualified, educated to degree level, and the discipline is an appropriate discipline. 15 years overall experience, at least 5 at a senior level. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified, educated to degree level, and the discipline is an appropriate discipline, 10 years overall experience. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | Professionally qualified, minimum HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | No professional qualification. Educated to minumum HNC/HND in an appropriate discipline, less than 5 years experience or only low value project work. Statement provided on why this person will be chosen |  |  |  |  |  |
| 0 | Does not meet educational or experience standards. |  |  |  |  |  |
| 4. For the Buyer. |  |  |  |  |  |  |
| 10 | Professionally qualified (CIPS) and educated to degree level. 15 years overall experience, at least 5 at a senior level. Experience of sub-contract and materials procurement. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified (CIPS). 10 years overall experience. Experience of material and sub-contract procurement. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | OND/ONC in an appropriate discipline. Or less than 5 years experience. Or only low value project work. Statement provided on why this person will be chosen |  |  |  |  |  |
| 0 | Does not meet educational standards. |  |  |  |  |  |
| 5. Financial Decision-maker (commercial director/manager) |  |  |  |  |  |  |
| 10 | Professionally qualified (RICS?) and educated to degree level. 15 years overall experience, at least 5 at a senior level. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified (RICS). 10 years overall experience. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | OND/ONC in an appropriate discipline. Or less than 5 years experience. Or only low value project work. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 0 | Does not meet educational standards. |  |  |  |  |  |
| 6. Design Team Leader |  |  |  |  |  |  |
| 10 | Professionally qualified (RICS, RIBA, CIOB, CIBSE, ICE, IMechE) and educated to degree level. 15 years overall experience, at least 5 at a senior level. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified (RICS). 10 years overall experience. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | OND/ONC in an appropriate discipline. Or less than 5 years experience. Or only low value project work. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 0 | Does not meet educational standards. |  |  |  |  |  |
| 7. Construction/Contracts Manager, |  |  |  |  |  |  |
| 10 | Professionally qualified (RICS, RIBA, CIOB, CIBSE, ICE, IMechE) and educated to degree level. 15 years overall experience, at least 5 at a senior level. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified (RICS). 10 years overall experience. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | OND/ONC in an appropriate discipline. Or less than 5 years experience. Or only low value project work. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 0 | Does not meet educational standards. |  |  |  |  |  |
| 8. Commissioning Manager, |  |  |  |  |  |  |
| 10 | Professionally qualified (CIBSE, IMechE) and educated to degree level. 15 years overall experience, at least 5 at a senior level. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified (RICS). 10 years overall experience. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | OND/ONC in an appropriate discipline. Or less than 5 years experience. Or only low value project work. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 0 | Does not meet educational standards. |  |  |  |  |  |
| 9. Compliance Period Maintenance Manager, |  |  |  |  |  |  |
| 10 | Professionally qualified (CIBSE, IMechE) and educated to degree level. 15 years overall experience, at least 5 at a senior level. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified (RICS). 10 years overall experience. Experience of design and build contracting. Statement provided on what the individual will bring to the project, particular skill or experience. |  |  |  |  |  |
| 6 | HNC/HND in an appropriate discipline, 5 - 10 years experience. Or degree educated but limited experience in terms of years or project values. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 2 | OND/ONC in an appropriate discipline. Or less than 5 years experience. Or only low value project work. Statement provided on why this person will be chosen. |  |  |  |  |  |
| 0 | Does not meet educational standards. |  |  |  |  |  |
| 10. Health and Safety Specialist. |  |  |  |  |  |  |
| 10 | Professionally qualified (MIOSH/MIIRSM) and educated to degree level. 15 years overall experience at least 5 years at senior level. Experience of health and safety in design and build contracting. Statement provided on what the individual will bring to the project, project experience is in our range of values. |  |  |  |  |  |
| 8 | Professionally qualified (MIOSH/MIIRSM). 10 years overall experience at least 3 years at senior level. Statement provided on what the individual will bring to the project. |  |  |  |  |  |
| 6 | Professionally qualified (MIOSH/MIIRSM). 5 -10 years overall experience but limited experience in terms of years of project values. Statement provided on why this person should be chosen. |  |  |  |  |  |
| 2 | Does not meet professional standards. |  |  |  |  |  |
| 0 | Nothing submitted. |  |  |  |  |  |

| Section J – Supply Chain Management (All Lots) |  |  |
| --- | --- | --- |
| SCJ1 - Supply Chain Selection and Monitoring – Sub Contractors (All Lots) | Evaluation guidance | Marking scheme |
| Requirement – The Authority requires Bidders to demonstrate how they will appoint and manage Sub-Contractors throughout the duration of the Framework Agreement ensuring the required quality of the Works and Services is achieved and maintained. Bidders who do not presently intend using any Sub-Contractors are still required to answer this question in the context of how they would appoint and manage sub-Contractors in the future (if this should be required). | The bidder’s response fully addresses all 4 of the component parts (a to d), of the response guidance above, illustrating that the bidder has comprehensive understanding of the requirement. | 100 |
|  | The bidder’s response fully addresses 3 of the 4 component parts (a to d) of the response guidance above, illustrating that the bidder has an understanding of the requirement. | 80 |
| SCJ1 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments In order to satisfy the requirement, and the question associated with the requirement, you must: - Detail your formal/documented approach to sub-contractor appointment and management; and - Demonstrate how you ensure controlled, transparent delivery of sub-contractors obligations impacting on satisfactory delivery to the Buyer; - Demonstrate how you manage issues/problems with subcontractor performance in a controlled manner; - Detail how your delivery staff are trained in management of sub-contractors and whether there is a formal approach to training. | The bidder’s response fully addresses 2 of the 4 component parts (a to d) of the response guidance above, illustrating that the bidder has some understanding of the requirement. | 60 |
|  | The bidder’s response addresses 1 of the 4 component parts (a-d) of the response guidance above, OR has not fully addressed any of the 4 component parts (a to d) of the response guidance above OR a response has not been provided to this question. | 20 |
|  | Completely inadequate answer | 0 |

| Section J – Supply Chain Management (All Lots) |  |  |
| --- | --- | --- |
| SCJ2 - Supply Chain Selection and Monitoring - Designers (All Lots) | Evaluation guidance | Marking scheme |
| Requirement – You should explain the processes you will utilise to ensure that your designers have the relevant levels of appropriate experience, understanding and expertise in order to deliver the levels of service required. You should also explain what arrangements will be in place with your supply chain and the extent to which NEC provisions will be cascaded. | Submission provides extensive detailed information on all aspects of selection process and criteria, & demonstrates how this will optimise cost & quality in project delivery. Sample documentation (e.g. questionnaires) provided. Clear rationale for selection of contracting criteria. | 100 |
|  | Submission provides satisfactory detail on specific criteria that supply chain is selected on & how cost & quality will be optimised in project delivery. Explains contractual arrangements, how and why they were chosen and that they will use nec3 back to back arrangements | 80 |
| SCK2 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments. In relation to your response at SOJ1 state how you will select the appropriate designers for individual projects in a way that will optimise cost and quality of the end product obtained by the client, and the contractual arrangements you will put in place with supply chain companies across all types of projects covered by the framework | Clearly demonstrates that formal selection process/processes (appropriate to function) which measures cost and quality will be put in place. Clearly explains contractual arrangements and that they will use nec3 back to back arrangements. | 60 |
|  | Either selection process or contractual arrangements not clearly demonstrated or both supplied but insufficiently adequate/robust selection process/arrangement. Does not provide, or fails to demonstrate, how selection will optimise cost & quality in project delivery | 20 |
|  | Insufficient detail in all aspects to be an acceptable submission. | 0 |

| Section J – Supply Chain Management (All Lots) |  |  |
| --- | --- | --- |
| SCJ3 - Supply Chain Selection and Monitoring - Construction materials and equipment (All Lots) | Evaluation guidance | Marking scheme |
| Requirement – You should explain the processes you will utilise to ensure that the construction materials and equipment used meets the required UK standards and level of service in an overseas environment. You should also explain what arrangements will be in place with your supply chain and the extent to which NEC provisions will be cascaded. | Submission provides extensive detailed information on all aspects of selection process and criteria & demonstrates how this will optimise cost & quality in project delivery. Clear rationale for selection of contracting criteria. | 100 |
|  | Submission provides satisfactory detail on specific criteria that supply chain is selected on & how cost & quality will be optimised in project delivery. Explains contractual arrangements, how and why they were chosen and that they will use nec3 back to back arrangements | 80 |
| SCJ3 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments. In relation to your response at GCF2, state how you will select the appropriate materials and equipment suppliers for individual projects in a way that will optimise cost and quality of the end product obtained for the Authority, and the contractual arrangements you will put in place with supply chain companies across all types of projects covered by the framework | Clearly demonstrates that formal selection process/processes (appropriate to function) which measures cost and quality will be put in place. Clearly explains contractual arrangements and that they will use nec3 back to back arrangements. | 60 |
|  | Either selection process or contractual arrangements not clearly demonstrated or both supplied but insufficiently adequate/robust selection process/arrangement. Does not provide, or fails to demonstrate, how selection will optimise cost & quality in project delivery | 20 |
|  | Insufficient detail in all aspects to be an acceptable submission. | 0 |

| Section J– Supply Chain Management (All Lots) |  |  |
| --- | --- | --- |
| SCJ4 - Supply Chain Selection and Monitoring - Performance (All Lots) | Evaluation guidance | Marking scheme |
| Requirements – Evaluators will consider any formal processes you plan to utilise in order to fulfil this function, together with any ways in which you and your suppliers plan to communicate in respect of this and your proposals for the framework. Say how you will incentivise the supply chain to optimise cost, quality and time. | Submission provides extensive detailed information on performance measures & the process for performance monitoring and associated communication strategies. Examples of documentation provided. | 100 |
|  | Submission provides satisfactory detail on specific performance measures & monitoring criteria and associated communication strategies. | 80 |
| SCJ4 - Response guidance All bidders must answer this question. Maximum word count – 2,000 words plus attachments. Explain and justify the processes you will use to measure Suppliers’ performance, and to communicate this information to your Suppliers | Clearly demonstrates that formal supplier performance measures, monitoring processes and associated communication strategies and will be put in place but lacks some detail or does not demonstrate sufficient scope or robustness. | 60 |
|  | Performance measures, monitoring process or associated communication strategy not clearly demonstrated or are provided but do not present sufficient detail to demonstrate adequate/robust processes. | 20 |
|  | . Completely unacceptable submission. | 0 |

| Section K– Delivery of Construction Works (All Lots) |  |  |
| --- | --- | --- |
| CWK1 - Delivery of Construction Works (Part One) (All Lots) | Evaluation guidance | Marking scheme |
| Requirement – The Authority requires bidders to demonstrate how they shall have appropriate expertise, knowledge, skills, systems, processes and technology in place to effectively to deliver projects under this Framework through the Pre- Construction phase, clearly identifying how this results in benefits to Clients. | Response covers all of the items in comprehensive detail with explanations and demonstrate how the Bidder will ensure delivery through Part One of the Project. | 100 |
|  | Response covers at least 4 items, with high detail that demonstrates a good understanding of these items and the explanations for the remainder are good and indicate that the Bidder can deliver to an acceptable standard ensure delivery through Part One of the Project. | 80 |
| CWK1 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments. In order to satisfy the requirement, and the question associated with the requirement, you must: Describe your approach to projects under this Framework during the Pre-Construction phase, in particular demonstrating: - how you engage with Client’s and design teams to derive maximum benefit from early contractor involvement and ensure that benefits are carried through to the construction phase. B. how you will encourage and deliver innovation and efficiency, both within your own team and the extended project team. C. how you will engage with the supply chain during the pre-construction phase and what project benefits will be achieved as a result. E. Determination of competence and selection of The Project Manager / Site Manager F. -Your Quality Planning arrangements - Control of Records, Financial Control and reporting, Client meetings G. Selection of suppliers and or sub contractors / supply chain H - The measurement and reporting of progress | Response covers all of the items to a good standard that demonstrates an understanding of how these items ensure delivery through Part One of the Project. | 60 |
|  | Response covers less than 4 items to a good standard and the explanations for the remainder are below the minimum acceptable standard | 20 |
|  | Does not address any of the items to an acceptable standard with at least 5 being significantly better than the minimum acceptable, but less than ideal. | 0 |

| Section K – Delivery of Construction Works (All Lots) |  |  |
| --- | --- | --- |
| CWK2– Delivery of Construction Works (Part Two) | Evaluation guidance | Marking scheme |
| Requirement – The Authority requires bidders to demonstrate how they shall have appropriate expertise, knowledge, skills, systems, processes and technology in place to effectively to deliver projects under this Framework over the Construction phase, clearly identifying how this results in benefits to Clients. | Response covers all of the items in comprehensive detail with explanations and demonstrate how the Bidder will ensure delivery through Part Two of the Project. | 100 |
|  | Response covers at least 8 items, with high detail that demonstrates a good understanding of these items and the explanations for the remainder are good and indicate that the Bidder can deliver to an acceptable standard ensure delivery through Part Two of the Project. | 80 |
| CWK2 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments In order to satisfy the requirement, and the question Describe your approach to projects under this Framework during the Construction phase, in particular demonstrating: A. the management systems, strategies and plans you consider necessary for successful delivery of construction works; - B. your approach to programme (schedule) management. C. your approach to waste management. D your approach to change management and the mitigation of time and cost impacts arising from both project change and contractor delays. E. how you will ensure a smooth transition to occupation with minimal defects at practical completion. F. - Programme management - The measurement and reporting of progress, Site management activities. G -Quality Planning, Control of Records, Financial Control and reporting. Client meetings H. - - Final and in-process inspection. – managing non-compliance, adherence to specification, Preventative actions.. I – Your approach to changing Suppliers and Supply Chain during the Construction Phase. J – Managing Customer Complaints and Satisfaction K – Handover and Maintenance Period. | Response covers all of the items to a good standard that demonstrates an understanding of how these items ensure delivery through Part Two of the Project. | 60 |
|  | Response covers less than 5 items to a good standard and the explanations for the remainder are below the minimum acceptable standard | 20 |
|  | Does not address any of the items to an acceptable standard with at least 5 being significantly better than the minimum acceptable, but less than ideal. | 0 |

| Section K – Delivery of Construction Works (All Lots) |  |  |
| --- | --- | --- |
| CWK3 - Delivery of Construction Works (Part Three) | Evaluation guidance | Marking scheme |
| Requirement – The Authority requires you to demonstrate a clear understanding of the Post Construction phase and the associated activities required to ensure successful delivery of the Services in accordance with Framework Agreement, clearly identifying how this results in benefits to Clients. | Response covers all of the items in comprehensive detail with explanations and demonstrate how the Bidder will ensure delivery through Part Two of the Project. | 100 |
|  | Response covers at least 4 items, with high detail that demonstrates a good understanding of these items and the explanations for the remainder are good and indicate that the Bidder can deliver to an acceptable standard ensure delivery through Part Two of the Project. | 80 |
| CWK3 - Response guidance All bidders must answer this question. Maximum word count – 4,000 words plus attachments In order to satisfy the requirement, and the question In order to satisfy the requirement, and the question associated with the requirement, you must: Describe your approach to projects under this Framework during the Post-Construction phase, in particular demonstrating: A. the management systems, strategies and plans you consider necessary for successful management of defects rectification and other post-construction works. B. Your approach to lessons learnt throughout the project to improve future projects. C. how you will ensure a detailed client handover to enable them to operate and maintain the facility safely and effectively; Final and in-process inspection / testing D. – Your approach to Work that does not conform to the clients specification, Customer Complaints / Satisfaction, - Preventive action. E - Control of Records F.- Financial Control and reporting | Response covers all of the items to a good standard that demonstrates an understanding of how these items ensure delivery through Part Two of the Project. | 60 |
|  | Response covers less than 4 items to a good standard and the explanations for the remainder are below the minimum acceptable standard | 20 |
|  | Does not address any of the items to an acceptable standard with at least 5 being significantly better than the minimum acceptable, but less than ideal. | 0 |