ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/EASE/CAHB/49 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: | Date: 18/01/2017 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Geo-Environmental & Geotechnical Site Investigation |  |
| To: Hyder Consulting Manning House, 22 Carlisle Place, London, SW1P 1JA | Office: Cambridge |  |
| Details of work required: Phase 2 geo-environmental and geotechnical site investigation and factual reporting |  |  |
| Is this confirmation of verbal request? Yes | Original Target Date: 28/04/2017 Latest Target Date: 28/04/2017 |  |
| Notes: verbal confirmation given upon award | Original Target Cost: 379663 Latest Target Cost: 379663 |  |
|  | Purchase Order Number: IT72521 |  |
| Originator Ref/Contact: Philip Harker | Prepared By: Philip Harker |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |