## Slide 1
0-2 Years
2-3 Years
3-5 Years
Achieve immediate capability gains whilst proving the route for future AI powered capabilities
Establish and develop supporting infrastructure and processes as enablers for AI capabilities
Apply relevant lessons to ensure assurable, safe and effective AI is deployed within capabilities
Accelerate development and deployment cycles for AI and software
Standardise AI and software procurement within all programmes
Identify and close remaining capability gaps where AI provides opportunity
Embed rapid adoption process for emerging technologies
Delegate AI adoption down to lowest levels possible
AI Adoption Roadmap
The RN achieves consistent military advantage and effective deterrence by continuously exploiting
AI across the spectrum of its outputs.
Vision and Objectives
Conduct regular and credible demonstrations of AI-enabled capabilities
  Amend and improve processes and infrastructure so that new AI-enabled capabilities are continuously developed and deployed at scale and pace
  Increase the efficiency and effectiveness of business operations through deployment of AI-enabled capabilities
  Increase lethality and availability of the current force through the deployment of AI-enabled capabilities
Insert AI capabilities into programmes.
Follow an iterative approach to prove the value of AI powered capabilities using innovation funding.
Establish a Navy AI Cell.
Establish a dedicated Navy AI Cell (NAIC). The NAIC is a single focal point driving implementation with visibility over all AI-related work.
Set objectives and key results
Key results should be tracked monthly
at a senior level. Objectives and key results should be reviewed quarterly.
Management
Run capability sprints.
Run a series of month-long capability sprints, each focusing on a capability area and applying leadership attention and support to the projects.
Set priority capability areas.
6 priority capability areas have been
identified for exploiting AI in the RN:
Drive pathfinder projects to core.
Focus leadership on pursuing a limited number of high-value, high-readiness projects end to end.
Current pathfinders are recommended to be:
Validate and prioritise use cases continuously.
Establish a standardised method for validating the application of AI to increase capability. Maintain a dedicated use case database and continually (re)prioritise.
Capability
Enablers
Capture lessons and assign owners
Capture lessons from pathfinder projects and other activity regularly to inform additional activity to mature enablers allowing the continued tracking
through the NAIC and OKRs.
Set priority workstreams
7 workstreams identified for
maturing enablers for AI adoption:
Acquisition; Assurance; Governance; Data; Software, model management & deployment; People;
Compute and other hardware.
AI for acoustics
Project CETUS for underwater autonomy
Predictive recruitment tool
Increasing platform availability through predictive maintenance
Tactical Fire Chains
Autonomous Systems
Dynamic Situational Awareness
Optimised Mission Planning
People, Finance and Commercial processes
Smart Logistics
Recommendations
Priority Areas for exploiting AI
6
Workstreams for maturing enablers
7
Pathfinder projects
5
Direction of Travel
Counter-Uncrewed Air Systems
Uncrewed Surface Vessel collision avoidance