DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766	DIO QA:

TERM SERVICE

DELIVERY AGREEMENT

(NEC PROFESSIONAL SERVICES CONTRACT)

This is a Service Delivery Agreement as defined in the Framework Agreement made between Scape Procure Limited (1) and Perfect Circle JV Ltd (2) dated 29th January 2021 (the ‘Agreement’). Except where the context otherwise requires, all terms defined in the Framework Agreement shall have the same meaning in this Service Delivery Agreement.

| THIS AGREEMENT is made on |  |  |  |
| --- | --- | --- | --- |
|  |  | 25/7/2023 |  |
| BETWEEN |  |  |  |
| 1. the Client | Defence Infrastructure | 2. the | Perfect Circle JV Ltd |
|  |  | Consultant |  |
|  | Organisation |  |  |

of	whose registered office is

| Address for communications | Marlborough Lines Monxton Road Andover SP11 8HJ | Address for communications | Halford House Charles Street Leicester LE1 1HA |
| --- | --- | --- | --- |

Telephone Redacted

Redacted

Telephone

| Address for electronic communications |  | Address for electronic communications |  |
| --- | --- | --- | --- |
|  | Redacted |  | Redacted m |

| FOR THE SERVICES OF | Project Management & Technical Support services |
| --- | --- |

Commission Name	Commission No.

| JSP850 Technical Support Review BPS Net Zero Carbon |  | 5241 |
| --- | --- | --- |

| 1 | SCAPE Consultancy framework Term Service Delivery Agreement	Rev 4 01-04-2021

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Introduction NEC3 Professional Services Contract – Option G This Delivery Agreement incorporates the NEC 3rd edition Professional Services Contract April 2013 (the NEC3 Professional Services Contract). Any subsequent amendments to the NEC3 Professional Services Contract shall apply to this Model Delivery Agreement, if agreed in writing by Scape and the Partner, but shall only be incorporated into Delivery Agreements executed after such amendments are published and their inclusion has been agreed accordingly with Scape. The following rules apply to the incorporation of clauses into a Delivery Agreement: - The contract clauses are varied by the incorporation of option clauses, or a Z clause. - The Client has sole discretion to the choice of Contract Option and Secondary options as noted above - The Client shall act as the Employer in this contract - The ‘Client Proposed Appointment Charge’ from the Framework Commercial Model is shown as the ‘Employer Proposed Appointment Charge’ in this agreement - The task schedule must include the appropriate components of the Framework Commercial Model uplifted in accordance with the Framework Agreement, e.g. using the Uplift Percentage appropriate to the forecast value of the Delivery Agreement - staff rates must include the appropriate rates for the Service drawn from the Framework Commercial Model and uplifted in accordance with the Framework Agreement e.g. for regional adjustment factor appropriate to the location of services delivered under the Contract and the Uplift Percentage appropriate to the forecast value of the Delivery Agreement Whereas: This Delivery Agreement is made pursuant to the Framework Agreement dated 29th January 2021 made between Scape Procure Limited and the Perfect Circle JV Ltd (the ‘Framework Agreement’) and incorporates those provisions of the Model Delivery Agreement set out in the Framework Agreement. When using this Delivery Agreement, the Partner and Client (as stated in the Framework Agreement) are the parties named as ‘Consultant’ and ‘Employer’ respectively. IT IS AGREED as follows: - The Consultant’s Obligations The Consultant provides the services and complies with his obligations, acting as the Consultant in accordance with the conditions of contract set out in the Contract Data herein. - The Employer’s Obligations The Employer pays the amount of money and complies with its obligations in accordance with the conditions.

| 2 | SCAPE Consultancy framework Term Service Delivery Agreement	Rev 4 01-04-2021

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Contract Data and Service Information

Information provided by the Parties

The following details the Contract Data and associated Scope / Service information which is provided by the parties for this Delivery Agreement and Appended for execution.

The Main Contract Data must be completed in full and uploaded using ONLY the standard template provided by Scape’

Main Contract Data:

General Project Information,

Clauses Applicable to Main Options and Secondary options where applicable,

Data Pertaining to Optional (X) Clauses,

Y Clauses and Z Clauses where applicable.

Contract Data Provided by the Client:

Contract Data Provided by the Consultant:

Additional Contract Data provided by the parties.

One or more files may be attached in each section of the table below.

Please itemise and upload in the order you wish documents to be appended.

Ref	Item Description	Attach

001

Service Request Proposal

Continues

| 3 | SCAPE Consultancy framework Term Service Delivery Agreement	Rev 4 01-04-2021

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Contract Data and Service Information

Additional Contract Data provided by the parties.

One or more files may be attached in each section of the table below.

Please itemise and upload in the order you wish documents to be appended.

Ref	Item Description	Attach

| 4 | SCAPE Consultancy framework Term Service Delivery Agreement	Rev 4 01-04-2021

Redacted

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

[The execution details for the Client below are an example intended for use with DocuSign and may be amended by the Client to suit their normal practice, if required. If the Client chooses to sign the Agreement on paper, only this page should be returned by upload using the DocuSign Print and Sign function]

Executed as a simple contact (under hand) for and on behalf of	)

Defence Infrastructure Organisation	)

by	)

| Redacted | 25/7/2023 |
| --- | --- |

Authorised Signatory 
Redacted

Full name

Redacted

Position/title

Executed as a simple contract (under hand) for and on behalf of	)

Perfect Circle JV Ltd	)

by	)

OR	Authorised Signatory

Executed as a simple contract (under hand) by	Redacted as attorney for

Perfect Circle JV Ltd	Full name

under a power of attorney

dated	                                          Redacted

Position/title

X

19/7/2023

| 5 | SCAPE Consultancy framework Term Service Delivery Agreement	Rev 4 01-04-2021

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Contract Data: Part One – Data provided by the Employer

1.	General

The conditions of contract are (as each has been amended by Option Z) the core clauses and the clauses for main Option G, dispute resolution Option W2 and secondary Options X1, X2, X8, X9, X10, X11, X18, Y(UK)1, Y(UK)2, Y(UK)3 of the NEC3 Professional Services Contract April 2013.

- The Employer is

Name:	Defence Infrastructure Organisation

Address:	Marlborough Lines, Monxton Road, Andover, SP11 8HJ

Telephone:	Redacted

| E-mail address: | Redacted |
| --- | --- |

- The Adjudicator is

Name:	Not named

Address:	N/A

Telephone:	N/A

E-mail address:	N/A

- The services are Project Management & Technical Support services

- The Scope is in the Service Request Form annexed to this contract

- The language of this contract is English

- The law of the contract is the law of England and Wales

- The period for reply is 2 weeks

- The period for retention is 6years following Completion or earlier termination

- The Adjudicator nominating body is the Royal Institution of Chartered Surveyors

- The tribunal is the Courts

- The following matters will be included in the Risk Register;

o	To be agreed at Task Order level

Optional clause 13.9 – electronic communication does apply1.

1 See additional conditions of contract below.

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	1

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

2.	The Parties’ main responsibilities

- The Employer provides access to the following persons, places and things

| access to | access date |
| --- | --- |
| Sites within DIO estate where required | Upon Receipt of Task Order |
| Buildings within DIO estate where required | Upon Receipt of Task Order |
| DIO Subject Matter Experts (SMEs) | Upon Receipt of Task Order |
| Reports/ policies, documents, design information | Upon Receipt of Task Order |

3.	Time

- The starting date is 07.08.23

- The Consultant submits revised programmes at intervals no longer than monthly, unless there are no changes to the latest submitted programme.

4.	Quality

- The quality policy statement and quality plan are provided within 2 weeks of the Contract Date.

- The defects date is 52 weeks after Completion of the whole of the services.

5.	Payment

- The assessment interval is monthly

- The currency of the contract is the pound sterling

- The interest rate is 3% per annum above the base rate in force from time to time of the Bank of England.

6.	Indemnity, insurance and liability

- The amounts of insurance and the periods for which the Consultant maintains insurance are

| event | cover | period following Completion of the whole of the services or earlier termination |
| --- | --- | --- |
| Liability of the Consultant for | £5,000,000* in respect of each | 6 years |
| claims made against him arising | and every claim or series of |  |
| out of his failure to use skill and | claims arising out of the same |  |
| care required by this contract. | original cause or source (or equivalent), without limit to the number of claims, save that there may be lower and/or annual aggregate limits of cover in respect of pollution and contamination related claims and similar where such limited cover is the norm |  |

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	2

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

| death or bodily injury to a person | £10,000,000* in respect of each |  |
| --- | --- | --- |
| (not an employee of the | claim, without limit to the number |  |
| Consultant) or loss of or damage to property resulting from an action or failure to take action by the Consultant | of claims | 6 years |
| death or bodily injury to | The greater of the amount |  |
| employees of the Consultant | required by law and |  |
| arising out of and in the course | £10,000,000 in respect of each | 6 years |
| of their employment in | claim, without limit to the number |  |
| connection with this contract | of claims |  |

* to be agreed with the Employer on a commission specific basis

- The Employer provides the following insurances

- Insurance for all existing buildings and property existing within the Site or at the sole discretion of the Employer he may elect to ‘self-insure’ such existing buildings and property and in doing so accepts all of the Employer’s associated risks arising out of or in relation to such ‘self-insurance’. In accordance with an Employer’s decision to ‘self-insure’ they do not accept any additional insurance premium/cost from the Consultant. The Consultant is to assume the Employer insures or “self-insures” as set out above and if this is not the case the Consultant will have the opportunity to price for providing these insurances.

- The Consultant’s total liability to the Employer for all matters arising under or in connection with this contract, other than the excluded matters is limited to £5,000,000.00 in the aggregate.

Within the total liability limit identified above, the Consultant’s liability to the Client for the provision of the following low risk, low value Services arising under or in connection with this contract is limited to:

N/A at Service Request stage

and such other low risk, low value Services that are instructed by the Client as Compensation Events

The amount and basis of professional indemnity insurance provided by the Subconsultant(s).

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	3

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Optional statements (The following optional clauses apply)

If the Employer has decided the completion date for the whole of the services

- The completion date for the whole of the services is 31.03.24 
If no programme is identified in part two of the Contract Data

- The Consultant is to submit a first programme for acceptance within 4 weeks of the Contract Date. If the Employer has identified work which is to meet a stated condition by a key date

- The key dates and conditions to be met are None

1.

condition to be met

key date

If Y(UK)2 is used and the final date for payment is not 14 days after the date when payment is due

The period for payment is 14 days i.e.

The total period for payment after receipt of invoice is 21 days2

If the Employer states any expenses

- The expenses stated by the Employer are

| Item | amount |
| --- | --- |
| None unless stated in individual Task Orders |  |

If Option G is used

- The Consultant prepares forecasts of the total Time Charge and expenses at intervals no longer than 4 weeks.

- The exchange rates are those published in  [to be agreed on a commission specific basis]  on .........	 (date)  If Option X1 is used

- The index is the Framework index: the BCIS Labour Cost Index published by the Building Cost Information Service of the Royal Institution of Chartered Surveyors.

2 Perfect Circle has made a commitment to pay its Supply Chain within 19 days. As a consequence, the Employer ought to pay Perfect Circle within the 21 days stated in the Delivery Agreement and not amend the payment terms

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	4

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

- The base date for indices is 5th January3 
If Option X2

- The law of the project is the law of England and Wales 
If Option X8 is used

- The collateral warranty agreements are

| agreement reference | third party |
| --- | --- |
| Not applicable. Subcontracts | Employer |

[The forms of the collateral warranty agreements are set out in the Framework Agreement] If Option X18 is used

- The Consultant’s liability to the Employer for indirect or consequential loss for all matters other than Cladding Claims is limited to

- £5,000,000*

The Consultant’s liability to the Employer for indirect or consequential loss or for any cost of decamping and rehousing in respect of Cladding Claim is excluded4.

- The Consultant’s liability to the Employer for Defects that are not found until after the defects date is

- £5,000,000*

- The end of liability date is 6 years after Completion of the whole of the services. 
* to be agreed with the Employer on a commission specific basis5

If Options Y(UK)3 is used

- Term	person or organisation

None	None

3 This is the latest anniversary of the Framework Effective Date (5th January 2021), prior to the Contract Date.

4 The Consultant is not liable to the Employer for indirect or consequential loss or for any cost of decamping and rehousing in respect of Cladding Claims.

5 It is essential to ensure that the caps under Option X18 match those provided by the Supply Chain, i.e. if necessary, reduced from £5 million to lower levels offered by Supply Chain. This must be agreed in advance with the Employer at Service Request stage.

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	5

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Optional clause Z4.0 – Information Modelling does / does not apply 
Option Z: ADDITIONAL CONDITIONS OF CONTRACT

The additional conditions of contract are identified by the amendments, alterations, additions and deletions as contained herein apply and take priority over the standard form NEC Professional Services Contract Option G.

Z1.0 Core Clause amendments

1	General

11.2 (2)	Add further bullet point:

- ‘provided or procured all Collateral Warranties which the Consultant is then obliged under this contract to provide or procure.’

11.2(13)	At the end of the sentence add: 
‘Appropriately spent excludes time;

- spent on activities included within the Commercial Inclusions Tables contained in the Pricing Procedures of the Framework Agreement,

- not justified by the Consultant’s accounts and records,

- that should not have been paid to a Subconsultant or supplier in accordance with its contract,

- was incurred only because the Consultant did not

-	follow an acceptance or procurement procedure stated in the Scope,

-	give an early warning which the contract required it to give or

-	give notification to the Employer of the preparation for and conduct of an adjudication or proceedings of a tribunal between the Consultant and a Subcontractor or supplier,

and the cost of

- activities included under the Employer Proposed Appointment Charge of the Framework Agreement,

- correcting Defects after Completion,

- correcting Defects caused by the Consultant not complying with a constraint on how it is to Provide the Service stated in the Scope,

- for staff not used to Provide the Service (after allowing for reasonable availability and utilisation), and

- preparation for and conduct of an adjudication or proceedings of the tribunal between the Parties.’

11.2(20)	Delete the second bullet point and replace with:

‘the lump sum price fin the Task Schedule for each other item. Where marked accordingly, these lump sum prices may be calculated from applying a stated ‘Charge’ percentage from the Task Schedule to a forecast or estimated construction project value to establish a single or series of lump sum prices.’

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	6

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

11.2(26)	Insert a new clause 11.2(6):

‘Framework Agreement is the framework agreement between Scape Procure Limited and the Consultant dated 29th January 2021.’

11.2(27)	Insert a new clause 11.2(27):

‘Framework Commercial Model as included in the Framework Agreement between Scape Procure Limited and the Consultant dated 29th January 2021.’

11.2 (28)	Insert a new clause 11.2(28): ‘Data Protection Legislation means:

- the UK GDPR (as that term is defined in the Data Protection Act 2018) ) and any applicable national implementing laws as amended from time to time; and

- all applicable law about the processing of personal data and privacy.’

11.2 (29)	Insert a new clause 11.2(29):

‘Data Subject has the meaning given to it in the Data Protection Legislation.’

11.2 (30)	Insert a new clause 11.2(30):

‘Personal Data has the meaning given to it in the Data Protection Legislation.’

11.2 (31)	Insert a new clause 11.2(31):

‘Cladding Claim shall mean any claim in respect of:

The combustibility of any Aluminium Composite Panels (and associated core/filler and insulation) which failed the BRE testing programme on behalf of The Department for Communities and Local Government in July and August 2017 or fails BS8414 test set out in the current Building Regulations.’

12.4	Insert at the end:

‘provided that Clauses 23 (Convictions), 29 (Statutory Requirements), 30 (Competition Law, Corrupt Gifts and Payments), 31 (Modern Slavery), 33 (Confidentiality and Freedom of Information), 35 (Intellectual Property) and 37.11 (Miscellaneous: Whistle Blowing) of the Framework Agreement shall be deemed incorporated into this contract, mutatis mutandis, as if references to ‘Scape’ were to ‘the Employer and references to the ‘Agreement’ were to ‘the contract.’

12.5	Insert a new clause 12.5:

‘A reference to any statute, enactment, order, regulation or other similar instrument shall be construed as a reference to the statute, enactment, order, regulation or instrument as amended by any subsequent statute, enactment, order, regulation or instrument or as contained in any subsequent re-enactment of it.’

13.9	Insert a new clause 13.9:

‘The following communications shall be deemed to have no effect if made by electronic mail transmission:

- any notification of a wish to terminate this contract or the employment of the Consultant under it;

- any notification by the Consultant of his intention to suspend performance of his obligations under this contract;

- any invoking by either party of the procedures applicable under this contract to the resolution of disputes or differences; and

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	7

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

- any agreement between the parties amending the provisions of this contract.’ (Z clause 13.9 may be deleted at the Employers sole discretion)

14.1	Add after the final sentence:

‘Notwithstanding any other provision of this contract, the terms ‘acceptance’, ‘approval’ or similar when used in the context of any acceptance or approval to be given by or on behalf of the Employer has the meaning ‘acceptance of general principles only’ and no such acceptance or approval shall diminish or relieve the Consultant from any of the Consultant’s obligations or liabilities under this contract.’

19.	Insert a new Clause 19:

Data Protection

‘Both Parties will comply with all applicable requirements of the Data Protection Legislation. These clauses are in addition to, and does not relieve, remove or replace, each Party’s obligations under the Data Protection Legislation. It is agreed that:

19.1.	Without prejudice to the generality of clause 19.1, both Parties will ensure that it has all necessary appropriate consents and notices in place to enable lawful transfer of any Personal Data to each other for the duration and purposes of this agreement.

19.2.	Without prejudice to the generality of clause 19.1, the Consultant shall, in relation to any Personal Data processed in connection with the performance by the Consultant of its obligations under this agreement:

19.2.1.	Process that Personal Data only on the written instructions of the Employer and only as required for the purpose of the performance of this agreement;

19.2.2.	Ensure that it has in place appropriate technical and organisational measures, reviewed and approved by the Employer, to protect against unauthorised or unlawful processing of Personal Data and against accidental loss or destruction of, or damage to, Personal Data, appropriate to the harm that might result from the unauthorised or unlawful processing or accidental loss, destruction or damage and the nature of the data to be protected, having regard to the state of technological development and the cost of implementing any measures (those measures may include, where appropriate, pseudonymising and encrypting Personal Data, ensuring confidentiality, integrity, availability and resilience of its systems and services, ensuring that availability of and access to Personal Data can be restored in a timely manner after an incident, and regularly assessing and evaluating the effectiveness of the technical and organisational measures adopted by it);

19.2.3.	Ensure that all personnel who have access to and/or process Personal Data are obliged to keep the Personal Data confidential;

19.2.4.	Not transfer any Personal Data outside of the European Economic Area;

19.2.5.	Assist the Employer, at the Consultant’s cost, in responding to any request from a Data Subject and in ensuring compliance with its obligations under the Data Protection Legislation with respect to security, breach notifications, impact assessments and consultations with supervisory authorities or regulators;

19.2.6.	Notify the Employer without undue delay on becoming aware of a Personal Data breach;

19.2.7.	At the written direction of the Employer, delete or return Personal Data and copies thereof to the Employer on termination of the agreement; and

19.2.8.	Maintain complete and accurate records and information to demonstrate its compliance with this clause and allow for audits by the Employer or the Employer’s designated auditor.

19.3.	The Employer does not consent to the Consultant appointing any third-party processor of Personal Data under this agreement.’

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	8

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

2	The Parties’ main responsibilities

21.	Amend as follows:

21.2	Delete and replace with:

‘The Consultant’s obligation is to use (and warrant that it has used) all the reasonable skill, care and diligence normally used by competent and appropriately qualified professionals experienced in providing services similar to the service.’

21.5	Insert a new clause 21.5:

‘The Consultant checks the Scope provided by the Employer and satisfies itself that its own provision of the service, including any proposals, designs and Scope or specification documents for a subsequent construction contract meet the Employer’s Scope with no discrepancy. Where there is ambiguity, inconsistency or conflict between these documents the Employer’s Scope will prevail.’

21.6	Insert a new clause 21.6:

‘The Consultant performs the Service in accordance with relevant laws and regulations, statutory and other requirements (‘Laws’) and (to the extent that the Consultant can control the same) such that the product of the Service complies with all relevant Laws.’

24.5	Insert a new clause 24.5:

‘The Consultant, in relation to any subcontracting of any portion of the service:

- Procures that the relevant subcontract contains such obligations as necessary to ensure that it is in all respects compatible with the terms of this contract and, without limitation, steps down the obligation to use the degree of skill, care and diligence specified in this contract and that requires collateral warranties in favour of the Employer to be provided in the forms specified in the Framework Agreement and with any amendments as permitted by the Framework Agreement;

- Procures that all relevant subcontracts shall be executed and delivered as a deed;

- Warrants each Subcontractor’s compliance with this contract’s Modern Slavery Act requirements;

- Warrants that all Subcontractors are fully aware of their obligations under the CDM Regulations and are fully competent and are adequately resourced to meet those obligations; and

- Provides to the Employer a certified copy of any subcontract (save for particulars of the cost of such subcontract service unless other provisions of this contract or the Framework Agreement oblige the Consultant to disclose them).

The Consultant does not appoint a subcontractor if there are compulsory grounds for excluding the subcontractor under regulation 57 of the Public Contracts Regulations 2015.’

24.6	Insert a new clause 24.6:

‘The Consultant includes in any subcontract awarded by him provisions requiring that:

- payment due to the Subcontractor under the subcontract is made no later than 30 days after receipt of a valid and undisputed invoice unless the Framework Agreement required the Consultant to make earlier payment to the Subcontractor;

- Invoices for payment submitted by the Subcontractor are considered and verified by the Consultant in a timely fashion;

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	9

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

- Undue delay in considering and verifying invoices is not sufficient justification for falling to regard an invoice as valid and undisputed; and

- Any contract awarded by the Subcontractor for work included in this contract includes provisions to the same effect as these provisions.’

26	Insert a new clause 26:

‘The Consultant shall enter a novation agreement in the form specified in the Framework Agreement with the Employer’s contractor within 14 days of being asked to do so in writing and shall, within 14 days of being provided with an engrossment, execute and return to the Employer the collateral warranty agreement in favour of the Employer, but with such amendments as the Consultant, Employer and Employer’s contractor may agree, such agreement not to be unreasonably withheld or delayed.’

5	Payment

50.3	Insert at the end of the second bullet point:

‘less expenses included in the Commercial Inclusions Tables from the Framework Agreement’s Pricing Procedures,’

51.6	Insert a new clause 51.6:

‘In addition to any other legal rights and remedies of the Employer, with the exception of when the Consultant is novated to a contractor under the conditions of contract, whenever any sum of money is recoverable from or payable by the Consultant under this contract that sum may be deducted from any sum then due, or which at any time thereafter becomes due to the Consultant under this contract provided that the Employer notifies the Consultant in writing not later than three days before the final date for payment of the amount to be paid and the basis on which it is calculated.’

6	Compensation events

63.10	At the end of the sentence add:

‘Rates for subconsultant staff are calculated by applying the Uplift Percentage to the subconsultant’s proposed rate. Unless the Employer otherwise agrees, proposed rates must not exceed the relevant regionally adjusted People Rates for the applicable role and seniority stated in the relevant table of the Framework Commercial Model. If the Employer and Consultant do not agree on the rate to be used, the Employer assesses the rate based on the staff rates. The agreed or assessed rate becomes the staff rate for that designation of person.’

63.19	Insert a new clause 63.19:

‘The Employer and Consultant may agree rates or lump sums to assess the change to Prices or Prices for new items in the Task price list. If the Employer and Consultant do not agree on the rate or lump sum to be used, the Employer assesses the rate or lump sum based on the staff rates.’

8	Indemnity insurance and liability

81.1	Amend the insurance table:

delete the words ‘and care normally used by professionals’ in the first insurance of the Insurance Table and replace with:

‘, care and diligence normally used by competent and appropriately qualified professionals experienced in’

83	Insert a new clause 83: Insurance policies

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	10

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

83.1	‘Before the starting date and on each renewal of the insurance policy until the defects date, the Consultant submits to the Employer for acceptance certificates which state that the insurance required by the contract is in force. After the defects date and on each renewal of the insurance policy until the end of the periods stated in the Contract Data for which insurance is to be maintained, the Consultant submits to the Employer for acceptance certificates which state that insurance required by this contract is in force. The certificates are signed by the Consultant’s insurer or insurance broker. The Employer accepts the policies and certificates if the insurance complies with the contract and if the insurer’s commercial position is strong enough to carry the insured liabilities. The Employer’s acceptance of an insurance certificate provided by the Consultant does not change the responsibility of Consultant to provide the insurances stated in the Contract Data.

83.2	The Parties comply with the terms and conditions of the insurance policies which they are a Party.’

84	Insert a new clause 84:

If the Consultant does not insure

84.1	‘The Employer may insure an event or liability which the contract requires the Consultant to insure if the Consultant does not submit a required certificate. The cost of this insurance to the Employer is paid by the Consultant.’

85	Insert a new Clause 85:

Insurance by the Employer

85.1	‘The Employer submits certificates for insurance provided by the Employer to the Consultant for acceptance before the starting date and afterwards as the Consultant instructs. The Consultant accepts the certificates if the insurance complies with the contract and if the insurer’s commercial position is strong enough to carry the insured liabilities.

85.2	The Consultant’s acceptance of an insurance certificate provided by the Employer does not change the responsibility of Employer to provide the insurances stated in the Contract Data.

85.3	The Consultant may insure an event or liability which the contract requires the Employer to insure if the Employer does not submit a required certificate. The cost of this insurance to the Consultant is paid by the Employer.’

90.5	Insert a new clause 90.5:

The Public Contracts Regulations 2015

90.5	‘The Employer may terminate the Consultant's obligation to Provide the Service if any of the provisions of regulation 73(1) of The Public Contracts Regulations 2015 apply.

The Employer may terminate the Consultant's obligation to Provide the Services if any of the provisions of paragraph 73(1) of The Public Contracts Regulations 2015 apply.

If the Employer terminates under the provisions of paragraph 73(1)(b) of the Public Contracts Regulations 2015 as a result of information not disclosed by the Consultant at the Contract Date, the procedures and amounts due on termination are the same as if the Consultant has substantially failed to comply with his obligations.

If the Employer otherwise terminates under the provisions of paragraph 73(1) of the Public Contracts Regulations 2015, the procedures and amounts due on termination are the same as if the Employer no longer requires the services.

90.6	The Consultant does not appoint a Subconsultant or supplier if there are compulsory grounds for excluding the Subconsultant or supplier under regulation 57 of the Public Contracts Regulations 2015.

90.7	The Consultant includes in any subcontract awarded by him provisions requiring that:

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	11

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

- payment due to the Subconsultant or supplier under the subcontract is made no later than 30 days after receipt of a valid and undisputed invoice, unless this contract requires the Consultant to make earlier payment to the Subconsultant or supplier;

- invoices for payment submitted by the Subconsultant or supplier are considered and verified by the Consultant in a timely fashion, undue delay in considering and verifying invoices is not sufficient justification for failing to regard an invoice as valid and undisputed; and

- any contract awarded by the Subconsultant or supplier for work included in this contract includes provisions to the same effect as these provisions.’

Z2.0 Secondary Option Clause amendments

OPTION X1: Price adjustment for inflation

Staff rates are fixed at the Contract Date and are not variable with changes in salary paid to individuals.

X1.1	Price Adjustment Factor

Delete clause and replace with the following:

Defined Terms

- The People Rate Prices are the Time Charge for items described as time based on the Task Schedule and the lump sum price in the Task Schedule for each other item that are derived from the People Rates (or alternative rates agreed for inclusion during the establishment of the Prices).

- The Price Adjustment Factor (PAF) at each anniversary of the Framework Effective Date, 5th January 2021, is equal to (L-B)/B where L is the latest value of the Framework index and B is the value of the Framework index applicable at the base date.

- The Annual Price Adjustment Amount is the amount for price adjustment for the upcoming year, calculated at each Framework anniversary by applying the PAF to the contracted remaining value for the People Rates Prices for the upcoming year.

X1.2	Price adjustment

Delete clause and replace with the following:

Only the People Rate Prices will be subject to price adjustment. The Annual Price Adjustment Amount will be apportioned as applicable throughout the year, to amounts due for the People Rates Prices.

Each amount due for services related to the People Rates Prices following a Framework anniversary includes an amount for price adjustment which is the sum of:

- the change in the Price for Services Provided to Date since the last assessment of the amount due multiplied by the PAF calculated at the latest Framework anniversary and

- the amount for price adjustment included in the previous amount due.

Quotations for Task Orders and compensation events notified during the upcoming year will apply the latest Framework rates and therefore the Prices for these activities will be excluded from the price adjustment calculations during that year.

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	12

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

The PSC Uplift Percentage and fixed fees paid to Subconsultants (derived from *external rates6 - identified as External Consultancy) are not subject to price adjustment.

X1.3	Price adjustment Option C

Delete clause.

X1.6	Expenses adjustment

Delete clause.

Z3.0 Statutory Clause amendments

(delete Option Y(UK)1 below (Y1.1 Y1.18) if Project Bank Account not used)

OPTION Y(UK)1: Project Bank Account

The secondary Option is deleted and replaced with

Defined terms

Y1.1

- Joining Deed is an agreement in the form set out in the contract under which the Supplier joins the Trust Deed.

- Named Suppliers are named suppliers and other Suppliers who have signed the Joining Deed.

- The Payment Schedule is a list of payments to be made to the Consultant and Named Suppliers from the  Project Bank Account.

- Project Bank Account is the account used to receive payments from the Employer and the Consultant and  to make payments to the Consultant and Named Suppliers.

- Project Bank Account Tracker is a register of all payments made to and from the Project Bank Account and  the date each payment was made and is in the form stated in the Scope.

- A Supplier is a person or organisation who has a contract to;

- provide a service, or

- provide a service to Provide the Service.

(7) Trust Deed is an agreement in the form set out in the contract which contains provisions for administering  the Project Bank Account.

Project Bank Account

Y1.2	The account holder establishes the Project Bank Account with the project bank within eight weeks of the

Contract Date.

Y1.3	Unless stated otherwise in the Contract Data, the Consultant pays any charges made and is paid any

interest paid by the project bank. The charges and interest by the project bank are not included in the assessment of the amount due.

6 *External Rates = Fixed fees established via a Client Proposed Organisation (CPO), Competitive Tender (CT), Benchmarking (BM) or a Client Preferred Supplier CPS)

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	13

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Y1.4	If the account holder is the Consultant, it submits to the Employer for acceptance details of the banking

arrangements for the Project Bank Account. A reason for not accepting the banking arrangements is that they do not provide for payments and inspections to be made in accordance with the contract. The  Consultant provides to the Employer copies of communications with the project bank in connection with the Project Bank Account.

Named Suppliers

Y1.5	The Consultant includes in its contracts with Named Suppliers the arrangements in the contract for the

operation of the Project Bank Account and Trust Deed. The Consultant informs the Named Suppliers it  appoints, the details of the Project Bank Account and the arrangements for payment of amounts due under their contracts.

Y1.6	The Consultant submits proposals for adding a Supplier to the Named Suppliers to the Project Manager for

acceptance. A submission includes the Suppliers stated in the Scope and other Suppliers requested by the Contractor. A reason for not accepting a submission is that the addition of a Supplier does not comply with  the Scope. The Employer, the Consultant and the Supplier sign the Joining Deed after acceptance.

Payments

Y1.7	Until the Project Bank Account is established, payment is made by the Employer to the Consultant.

Y1.8	The Consultant shows in the application for payment the amounts due to Named Suppliers in accordance

with their contracts.

Y1.9	Within the time set out in the banking arrangements to allow the project bank to make payment to the

Consultant and Named Suppliers in accordance with the contract;

- the Consultant prepares the Payment Schedule, provides a copy to the Employer and provides the information in the Payment Schedule to the project bank,

- the Employer makes payment to the Project Bank Account of the amount which is due to be paid under the contract, and

- the Consultant makes payment to the Project Bank Account of any amount which the Employer has  informed the Consultant it intends to withhold from the certified amount, and which is required to make  payment to Named Suppliers.

Y1.10	The Consultant notifies the Employer if the amount due to any Named Supplier stated in the Payment

Schedule is different from that in the payment certificate and provides reasons for the change.

Y1.11	If the account holder is the Consultant, it authorises payment in accordance with the Payment Schedule no

later than one day before the final date for payment. Following payment, the Employer checks the amounts paid to the Named Suppliers by inspecting the Project Bank Account.

Y1.12	If the account holder is the Parties, they jointly authorise payment in accordance with the Payment

Schedule no later than one day before the final date for payment.

Y1.13	Following authorisation, the Consultant and Named Suppliers receive payment from the Project Bank

Account of the sums set out in the Payment Schedule as soon as practicable after the Project Bank  Account receives payment.

Y1.14	The Consultant updates the Project Bank Account Tracker and submits it to the Employer within one week

of any payment being made from the Project Bank Account.

Y1.15	A payment which is due from the Consultant to the Employer is not made through the Project Bank

Account.

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	14

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Effect of Payment

Y1.16	Payments made from the Project Bank Account are treated as payments from the Employer to the

Consultant in accordance with the contract. A delay in payment due to a failure of the Consultant to comply with the requirements of this clause is not treated as late payment under the contract.

Trust Deed

Y1.17	The Employer, the Consultant and named suppliers sign the Trust Deed within two weeks of the Contract

Date.

Termination

Y1.18	If the Employer issues a termination certificate, no further payment is made into the Project Bank Account. 
OPTION Y(UK)2: Housing Grants, Construction and Regeneration Act, 1996

Y2.2	delete clause and replace with the following:

The date on which a payment becomes due is the later of;

- the date of receipt by the Party making payment of an invoice, issued in accordance with these conditions of contract, and

- fourteen days after the assessment date.

The date on which the final payment becomes due is the later of;

- the date of receipt by the Party making payment of an invoice, issued in accordance with these conditions of contract, and

- if the Employer makes an assessment after the defects date or the date the last Defect is

corrected, six weeks after the defects date or the date the last Defect is corrected, whichever is the later,

- if the Employer does not make an assessment after the defects date or the date the last Defect is corrected, two weeks after the Consultant issues its assessment, or

- if the Employer has issued a termination certificate, fifteen weeks after the issue of the certificate.

The final date for payment is seven days after the date on which payment becomes due, or a different period for payment if stated in the Contract Data.

The Employer’s certificate is the notice of payment specifying the amount due at the payment due date (the notified sum, which may be zero) and stating the basis on which the amount was calculated. If the Employer does not make an assessment after the defects date or the date the last Defect is corrected, the Consultant’s assessment is the notice of payment.

Z5.0 DEFCON Conditions

Appendix 1 which includes DEFCON conditions shall be incorporated into this Delivery Agreement. To the extent the contents (including, but limited to the clauses, terms and conditions, obligations and liabilities) of Appendix 1 contradict any similar contents of this Delivery Agreement, then Appendix 1 shall prevail.

Please note, in Appendix 1, the “Authority” shall mean the “Client” and the “Contractor” shall mean the “Consultant” in accordance with the SCAPE Consultancy Framework terminology.

Z5.0	People Rates

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	15

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Insert new clause Z5.0: People Rates

Z5.1	The People Rates will be adjusted annually on 5th January, in accordance with the indexation provisions of

the Framework Agreement. This is based on the BCIS Labour Cost Index. Any quotations for compensation events or Task Orders will apply the latest People Rates.

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	16

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Contract Data: Part Two – Data provided by the Consultant 
Statements given in all contracts:

- The Consultant is

Name: Perfect Circle JV Ltd

| Address: Halford House, Charles Street, Leicester, LE1 1HA Telephone: Redacted Mobile: Redacted E-mail address: Redacted - The key people are |  |
| --- | --- |
| Name | Redacted |
| Job | Redacted |
| Responsibilities | Redacted |
| Qualifications | Redacted |
| Experience | Redacted |
| Name | Redacted |
| Job | Redacted |
| Responsibilities | Redacted |
| Qualifications | Redacted |
| Experience | Redacted |
| The Lead Partner is | AECOM |

- The staff rates are

Redacted

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	17

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

** Unless the Employer agrees otherwise, the staff hourly rates must not exceed the equivalent, annually adjusted ‘People Rate with expenses’ stated in the Framework Commercial Model. The People Rates will be adjusted annually on 5th January, in accordance with the indexation provisions of the Framework Agreement. This is based on the BCIS Labour Cost Index. Any quotations for compensation events or Task Orders will apply the latest People Rates.

Optional Statements

If the Consultant states any expenses

The expenses stated by the Consultant are (Only include expenses and disbursements not listed in the Commercial Inclusions Table of the Framework Agreements Pricing Procedures)

Item***	amount 
None

*** No expenses are to be included for Prime Core or Core Services covered as defined in the Framework Agreement and included in the Charges and Uplift Percentages stated in the Framework Commercial Model.

If Option G is used

The task schedule is in the Service Request Form annexed to this contract

- The Employer Proposed Appointment Charge

to be used in the task schedule is	£ [0.00 ****]

- The Uplift Percentage is	5.6**** % 
**** Must not exceed the rates stated in the Framework Commercial Model.

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	18

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Annex 1 – Service Request Form

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	19

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Term Service Delivery Agreement 
(NEC3 Professional Services Contract)

Main Contract Data

Appendix 1 – DEFCONS

The following DEFCONS are additional conditions of contract and take precedence over any other amendments to the conditions of contract. DEFCONS not listed below shall not be considered additional contract conditions by reference in the listed DEFCONS.

DEFCONs

DEFCON 76 (Edn 06/21)	‐	Contractor’s Personnel at Government Establishments (7 pages)

DEFCON 82 (Edn 06/21)	‐	Special Procedures for Initial Spares (7 pages)

DEFCON 501 (Edn 10/21)	‐	Definitions and Interpretations (3 pages)

DEFCON 513 (Edn 07/21)	‐	Value Added Tax (2 pages)

DEFCON 514 (Edn 08/15)	‐	Material Breach (1 page)

DEFCON 516 ( Edn 04/12)	‐	Equality (1 page)

DEFCON 518 (Edn 02/17)	‐	Transfer (1 page)

DEFCON 522 (Edn 11/17)	-	Payment and Recovery of Sums Due (1 page)

DEFCON 526 (Edn 08/02)	‐	Notices (2 pages)

DEFCON 527 (Edn 09/97)	‐	Waiver (1 page)

DEFCON 528 (Edn 07/21)	‐	Import and Export Licenses (5 pages)

DEFCON 529 (Edn 09/97)	‐	Law (English) (1 page)

DEFCON 531 (Edn 09/21)	‐	Disclosure of Information (3 pages)

DEFCON 532B (Edn 09/21)	‐	Protection of Personal Data (1 page)

DEFCON 537 (Edn 06/02)	‐	Rights of Third Parties (1 page)

DEFCON 538 (Edn 06/02)	‐	Severability (1 page)

DEFCON 539 (Edn 08/13)	‐	Transparency (1 page)

DEFCON 550 (Edn 02/14)	‐	Child Labour and Employment Law (1 page)

DEFCON 602A (Edn 12/17)	-	Quality Assurance (With Quality Plan) (1 page)

DEFCON 604 (Edn 06/14)	-	Progress Reports (1 page)

DEFCON 608 (Edn 07/21)	-	Access and Facilities to Be Provided by the Contractor (1 page)

DEFCON 621B (Edn 10/04)	-	Transport (If Contractor Is Responsible for Transport) (1 page)

DEFCON 624 (Edn 11/13)	-	Use of Asbestos (2 pages)

DEFCON 642 (Edn 07/21)	-	Progress Meetings (1 page)

DEFCON 649 (Edn 12/16)	-	Vesting (2 pages)

DEFCON 658 (Edn 09/21)	-	Cyber (16 pages)

DEFCON 660 (Edn 12/15)	-	Official-Sensitive Security Requirements (1 page)

DEFCON 691 (Edn 03/15)	-	Timber and Wood-Derived Products (3 pages)

Scape Consultancy Framework - Built Environment – Lot 1 – Non-USVF	20

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Service Request Proposal

Further to recent discussions, please find below a Service Request as defined in the Framework Agreement made between Scape Procure Limited and Perfect Circle JV Ltd dated 29th January 2021.

This Service Request Proposal is formed of 4 parts:

Part A: Outline Service Requirements, which captures your service needs and desired approach,

Part B: Pre-Engagement Activity Checklist, identifying any activities required to enable our proposal and price to be presented,

Part C: Detailed Service Requirements, identifying your key value drivers, inc. Social Value and measures of VfM captured within our comprehensive

service delivery proposal,

Part D: Statement of Key Outputs, setting out the deliverables from the pre-engagement stage.

If you are satisfied that this Service Request represents an accurate record of our pre-engagement discussions, and you would like Perfect Circle to proceed with producing a Delivery Agreement based on this proposal, we should be grateful if you would provide your confirmation.

Perfect Circle is a company jointly owned by Pick Everard, Gleeds and AECOM. Our offer is unique in framework experience, with an unrivalled record of teams providing excellence through collaboration. We deliver with an extensive national supply chain formed of SMEs, micro businesses and larger consultancies, ensuring we provide performance managed services through local businesses. Forming an integrated team across Perfect Circle and our approved suppliers allows the broadest project scope to be offered with value for money through one simple and effective contract, providing maximum efficiencies and contributions to economic, environmental and social benefits to achieve the greatest levels of social value.

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Part A - Outline Service Requirements

Client Name	Defence Infrastructure Organisation

Commission No.	5241	Commission Name (Title)	Option G - JSP850 Technical Support Review

BPS Net Zero Carbon

Commission Description	Provide support and technical expertise to the	Commission Postcode	LD3 7YP

DIO Construction Innovation Lead responsible for undertaking and delivering various

commissions related to DIO's Carbon Net Zero initiatives and policy updates.

Client Contact Name	Redacted	Client Contact Email	Redacted

Client Contact Position	Redacted	Client Contact Telephone	Redacted

Number

| Lead Partner - Company | AECOM |  | Commission Lead Contact Redacted Name |
| --- | --- | --- | --- |
| Name |  |  |  |

Commission Lead Contact	Redacted	Commission Lead Contact	Redacted

Email	Mobile

Main Contract Type	Option G NEC3 Professional Services Contract	Commission Region	South West

(Term Service DA)

Client estimated budget for	225,000.00	Lead Partner’s NEC3 Project Redacted

Commission £	Manager

Client anticipated start date	07 Aug 2023	Client anticipated end date	31 Mar 2024

Has a Client’s draft/outline	No 
programme been appended?

| Other Document Upload 1 Other Document Upload 2 Other Document Upload 3 Has a Client’s Project Brief Yes been appended? | If yes, upload document | 20230406- Statement_of_Requirement_Technical_Support V2_final.docx (97 KB) |
| --- | --- | --- |

If yes, please provide	Task 2,3 & 5 now omitted and Contract budget

commentary	ceiling revised to £225k

Has a Scheme Layout been	No 
appended?

Are there Client Proposed	No 
Organisations?

Part B - Pre-Engagement Activity Checklist

Are Pre-Engagement Matters No 
required?

Part C - Detailed Service Requirements

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

| 1.1 Project Overview/Background 1.2 Objectives/Outcomes | Key Governmental and departmental objectives have emerged in recent years resulting from the Climate Change Act 2008, the Clean Growth Strategy, the Government Construction Strategy 2016-2020 (now GC 20), Infrastructure Project Authority – Transforming Infrastructure Programme as well as the need to raise the condition of Service Families Accommodation (SFA) and Single Living Accommodation (SLA) to a better standard (Military Homes for 21st Century). The Government’s National Infrastructure Strategy, published in November 2020, alongside the Construction Playbook, published December 2020, will now influence all public works. Other key initiatives, such as A Platform Approach and the Building Safety Bill could impact infrastructure design in the future. These objectives are enshrined in the Strategy for Defence Infrastructure (SDI) 2015-2030, and draft SDI 2020-2040. The Defence Infrastructure Direction (DID) 2020/21 provides direction, guidance and priorities to achieve the strategic - Provide industry knowledge to the Construction Innovation team for the delivery of the outputs. - To further reduce the Whole Life Costs of buildings by ensuring the use of MMC and the adoption of a whole life asset management approach to building performance and environmental impact. - Implementing sustainability targets and a digital methodology. - Ensure Building Performance Standards adopt best practice and innovation quickly and effectively. |
| --- | --- |

2.0 Health, Welfare, Safety,	The project is driven by the challenge of becoming a Carbon Net Zero estate by 2030, this naturally results in meeting the standards Environment and Sustainability set out in DREAM, BREAM and CEEQUAL regulations.

Considerations	However, new BPS or updates are expected to go further than the standards set out previously. Tasks will generally be carried out remotely, although some site visits will be required.

3.0 Value for Money Statement The consultancy services for the project will be delivered via the SCAPE Consultancy Lot 1 Framework. This framework will assist in demonstrating Value for Money and this will be clearly communicated to the client throughout the project. Working collaboratively with all parties, we will define the value for money drivers and ensure all project team members are aware of these.

As the client, DIO can select 3 no. ‘Value for Money Drivers’ that best match DIO’s objectives for the successful delivery of the commission. These should be referenced by the DIO during any subsequent feedback processes to gauge whether Value for Money has been achieved.

We have suggested 3 ‘Value for Money Drivers’ which we believe reflect the requirements of the DIO for this commission they are listed below. The VfM Drivers have been selected from a wider list and we would welcome the opportunity to review these with DIO to confirm our understanding is correct

The client has selected the following Value Drivers that best match its organisation’s key objectives for the successful delivery of the commission. These should be referenced by the Client during any subsequent feedback to gauge whether Value for Money has been achieved.

Value for Money Driver (1)	5) Best practice and knowledge transfer

Value for Money Driver (2)	7) Environmental outcomes

Value for Money Driver (3)	9) Digital delivery

Client specific Value for Money 
Driver

4.0 Sub-consultant Selection and Competitive Tender Award Criteria

In addition to the Value Drivers identified in section 3.0 above, we also monitor the following Performance Indicators as standard for each commission:

- Time Predictability

- Cost Predictability

- Local Spend – Percentage of total spend within 20 miles of Client office/site

- SME Engagement - Percentage of appointments with SME’s compared with total number of Supply Chain appointments

- SME Spend - Percentage spend with SME’s compared with total spend with Supply Chain

- Fair Payment - Payment of Supply Chain within Government Fair Payment guidelines

- Client Satisfaction

- Supply Chain Satisfaction

- Achievement of Client Social Value Targets – as agreed in section 5.0 below

The Perfect Circle team believe that the key measure to project success is delivering the measurable outcomes as stated in the SoR. Acceptance of the task list by the Project Assurance Group (PAG) and client and its coherent and consistent application to master planning across the Estate is, therefore, paramount.

We await confirmation from the Client of instruction to proceed beyond the first task stage at which point a Principal Designer will be appointed.

5.0 Appointment of Principal Designer

6.0 Task Schedule	To be agreed as task orders instructed.

7.0 Delivery Team	The initial work will be carried out by Redacted with support from relevant technical specialists confirmed and agreed with DIO and on a task by task basis.

Delivery Team - document 
upload

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Delivery Agreement Professional Services Contract Model

8.0 Delivery Agreement	Option G NEC3 Professional Services Contract (Term Service DA)

Professional Service Contract

Model. A description of the

contracting options available to

you can be found in Appendix

B. We are proposing that this

appointment is placed using

the following:

Appendix A

Scope of Service: Not Used

Appendix B

NEC Professional Services Contract Options

Introduction

Services provided by Perfect Circle JV Limited (the Consultant) to Clients using the Consultancy Framework shall (unless otherwise directed by Scape) be based on the terms of one of four Model Delivery agreements. Perfect Circle JV Ltd will in turn enter into an agreement with each Supplier providing the services, under which the delivery Agreement obligations are “stepped down”.

The four Model Delivery Agreements available are:

1:NEC4 Professional Service Short Contract (PSSC) - Short Service Delivery Agreement

2:NEC4 Professional Service Contract (PSC) Option A - Priced Contract with Activity Schedule

3:NEC4 Professional Service Contract (PSC) Option C - Target Contract

4:NEC3 Professional Services Contract Option G - Term Service Delivery Agreement

A commission that does not have an engrossed Delivery Agreement between Perfect Circle JV Ltd and the Client is non-compliant.

- NEC4 Professional Service Short Contract (PSSC)

The PSSC is simplified version of the Professional Services Contract which is suitable for less complex appointments. The PSSC is for use on commissions that impose only low risks on both the client and the Consultant.

- NEC4 Professional Service Contract (PSC) - Option A 
Priced Contract with Activity Schedule

A lump sum priced contract, in which the risks of being able to provide the service at the agreed prices in the Activity Schedule are largely borne by the

Consultant.

The Client carries some risk through the compensation event procedures.

This contract is only used when the scope of work at tender stage is fully known and capable of being priced and programmed.

This option should also be used where the prices are based on the cost of construction(percentage fee). Please note the consultant fees vary in accordance with the construction cost.

- NEC4 Professional Service Contract (PSC) - Option C 
Target Contract

A target fee contract in which the financial risks (savings or over-spend) are shared by the Client and the Consultant. The Consultant’s share percentages and the share ranges are:

| Share range | Consultant’s Share Percentage |
| --- | --- |
| Less than 95% | 10% |
| From 95% to 100% | 40% |
| From 100% to 102.5% | 40% |
| Greater than 102.5% | 100% |

This contract can only be used when good estimates of scope and price can be made attender stage or where the cost of construction (percentage fee) is used to set the target.

Also used when the scope of work is finalised after some initial work is undertaken under through a PSSC time charge arrangement, or similar. The target is adjusted for compensation events other than changes in Scope approved by the Client which are proposed by the Consultant which reduce the total Time Charge. This provides an incentive to Consultants to propose changes to reduce costs.

4: NEC3 Professional Services Contract - Option G 
Term Contract

Provides the ability to agree a long-term call-off arrangement using Task Orders.

Option G contains options for time charge and lump sum fee arrangements. The tasks must be defined in the Task Schedule and Delivery Agreement.

This type of contract lends itself to a programme of works where the same contract terms apply for all orders. The Task Schedule should define the projects, the anticipated services required and an outline budget and programme

Summary

For each of the above model contracts, Scape has prescribed through the Framework Agreement several Optional clauses, the inclusion or otherwise is at the discretion of Clients. Other than the above, no other variation to the terms of the Model Delivery Agreements shall be made without the agreement of Scape.

In accordance with the Access Agreement, Client's are entitled to obtain and review a copy of the Framework Agreement to assist them in understanding a Delivery Agreement. The Client should advise the Consultant of the Options that are at the Client's discretion prior to preparation of the Delivery Agreement.

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Appendix C - Task Schedule

This Task Schedule provides the flexibility to call off professional services on a defined programme of works (as individual projects or activities) as well as calling off professional services on a defined projection a progressive phase-by-phase basis.

Background / Project 
Information

This will include the Services described in Schedule 1 of the Framework Agreement. The Authority may instruct the Consultant, by way of a purchase order, to carry out the following Tasks:

Task Schedule

Task No 	Task Description	Location	Services	Estimated Start	Estimated End	Indicative Fee

Date	Date	Value £

0	0	0

The fees for the Task Schedule listed below are only indicative fee estimates. Unless agreed otherwise, indicative fee estimates shall not be regarded as fixed quotes for each task. There is no obligation for the Client to call off any or all of these tasks, and no obligation for the Consultant to provide the services until a Task Order is executed for each of the required task.

1	1A - Smart	Non-Core	25 May 2023	29 Mar 2024	Redacted

Buildings Brief: 
Based on the 
framework

outlined in the 
BPS 0.8, develop 
a Smart Building 
Brief to RIBA 
Stage 1 / 2 for 
specific asset 
classes. Deliver a 
targeted and 
outcome-driven 
list of smart

solutions which 
maximise

potential

value for typical 
projects in each 
asset class.

1B - Based on 
the framework 
outlined in the 
BPS 0.8, develop 
a corresponding 
outline

framework for 
measuring the 
cost

/ benefit and 
value of Smart 
Buildings to

support decision 
making. Identify 
the key metrics 
and data points 
required

for the costs/ 
benefit

framework which 
could be applied 
to other asset 
classes. Use the 
initial Smart

Building Brief 
developed under 
Task 1A to inform 
the value

framework and 
deliver a pilot 
study against a 
specific asset 
class.

3

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

6	Technical Writing

support for all tasks.

Project Manager	25 May 2023	29 Mar 2024	Redacted

4	Climatic Resilience: Provide example Best Practice guidance on climate resilience – looking at ‘easy wins’ and key themes to implement on a project.

Much of DIO’s work will be refurb based therefore there must be a focus on existing estate. Develop a cost benefit model to help influence the decisions made by project managers, ensuring best practice and innovation are adopted quickly and effectively. TSP to identify typical intervention measures and impact to help develop cost guidance. Guidance to be collated into standalone report as a supplementary annex to BPS 0.9.

Non-Core	25 May 2023	29 Mar 2024	Redacted

5

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Appendix D - CVs for Key Staff

CV Document Upload (1) CV Document Upload (2) CV Document Upload (3) CV Document Upload (4) CV Document Upload (5)

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Part D - Statement of Key Outputs

The Client and Perfect Circle have used all reasonable endeavours to capture the following requirements in Part C of the document:

A summary of the Commission including the extent of the Commission with, a statement of values, performance measures/targets and, as appropriate a sketch layout(s), outline budget(s) and programme for the Commission and any subsequent project(s) which includes estimate for the works or services etc.

Where the execution of an element of the Commission is not a settled matter, the strategy for taking the matter forward, including details of client approval processes.

The Partner’s resourcing proposals and supply-chain Procurement Schedule for provision of most economically advantageous service.

On approval of this Service Request, Perfect Circle will draft a Delivery Agreement ready for execution which includes the following where appropriate to the commission:

- The agreed Scope which shall detail the requirements for the carrying out of the Service including agreed outcomes/deliverables, resources, Quality Policy Statement and Quality Plan requirements including roles and responsibilities for the whole team and covering the whole service.

- A programme for the Delivery Agreement.

- An activity schedule, Price List or task schedule, as appropriate to the proposed form of contract and the pricing processes of the Agreement.

- A fully completed Tendered Total Model as required by the Framework Agreement including justification and details of any derogations from the Framework Commercial Model.

- The initial NEC3 PSC Risk Register or NEC4 PSC Early Warning Register.

- Any other documents required by the Delivery Agreement, Collateral Warranties etc

- A completed and agreed Value for Money Statement (must be offered on projects > £20k, but mandatory over £500k)

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

March 2023

Statement of Requirement v2 - April 2023

JSP850 Technical Support Review BPS Net Zero Carbon

Purpose

A Technical Support Provider (TSP) framework collaborating with the Defence Infrastructure Organisation (DIO’s) Construction Innovation Team to align with Government targets as they evolve. To best support this, a more flexible contract is required to allow the Construction Innovation Team to respond to differing targets and tasks as they are set by Government. This would see individual packages of work contracted to different TSPs (Technical Service Providers) to provide the best source of expertise and technical skills to deliver the objectives and outcomes.

Background

Key Governmental and departmental objectives have emerged in recent years resulting from the Climate Change Act 2008, the Clean Growth Strategy, the Government Construction Strategy 2016-2020 (now GC 20), Infrastructure Project Authority – Transforming Infrastructure Programme as well as the need to raise the condition of Service Families Accommodation (SFA) and Single Living Accommodation (SLA) to a better standard (Military Homes for 21st Century).

The Government’s National Infrastructure Strategy, published in November 2020, alongside the Construction Playbook, published December 2020, will now influence all public works. Other key initiatives, such as A Platform Approach and the Building Safety Bill could impact infrastructure design in the future.

These objectives are enshrined in the Strategy for Defence Infrastructure (SDI) 2015-2030, and draft SDI 2020-2040.

The Defence Infrastructure Direction (DID) 2020/21 provides direction, guidance and priorities to achieve the strategic objectives set out in the SDI over the longer term, and include:

- maturity improvements to Modern Methods of Construction;

- baseline enterprise Digital Maturity (BIM Level 2);

- updating infrastructure and estate policy and standards (JSP850);

- measuring progress in transitioning MOD to net zero GHG emissions;

- ensuring the performance data aspects specified in JSP 850 are captured;

- Government Soft Landings and Post-Occupancy Evaluation.

- Supporting sustainability

- Implementing innovation

- Adopting a Value Toolkit Framework

- Supporting a whole life cost and management approach

Further, the draft Defence Infrastructure Direction (DID) 2021/22 provides direction, guidance, and priorities to achieve the strategic objectives and includes;

1

[CLASSIFICATION]

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

March 2023

- Building Information Management (BIM) - use and full integration of framework level 2 and above.

- Modern Methods of Construction (MMC) - adoption and integration of MMC, including platform approach, standard designs to fully MMC compliant.

- Government Soft Landings (GSL) - fully implemented and integral in all contracts.

- Smart building technology - develop requirement to inform contract setting, enabling Defence to optimise asset operation.

- Government Construction metrics - to be developed with IPA and delivered, the first collection of metrics to be produced by May 21.

- Policies (Construction Playbook) to be implemented and success measured.

This includes full implementation of GC priorities and policies in accordance with the timelines set so that they are embedded and operational throughout the infrastructure enterprise and monitoring of performance and cost. GC priorities and policies as enshrined in the National Infrastructure Strategy, Construction Playbook and Performance Transforming Infrastructure, published in May 2021.

In such a dynamic environment, with emerging developments such a Modern Ways of Living, Smart Buildings, and the Government’s Heat and Buildings Strategy expected in 2021, of necessity, JSP 850 and the BPS’s need to be continuously updated.

Defence will be focusing their efforts on decarbonising heat which almost entirely relies currently on the burning of fossil fuels (known as non-traded energy). Both the Climate Change and Sustainability Review and the consultation draft of the Infrastructure Energy Emissions Sub-Strategy recognise the need to move away from fossil fuels for future infrastructure energy sources.

This positive response needs to be supported, co-ordinated and understood to extract the learning needed to develop and adopt new building performance standards throughout MOD.

In November 2017 MOD signed up to a presumption in favour of offsite construction. Therefore, work is needed to develop policy guidance and standards to support delivery of new capital projects and programmes.

The Front-Line Commands (FLC) have launched several sustainability pilot projects to which they are looking for DIO to support through the provision of technical advice, programmatic coherence, strategy, and governance. It is intended that the TSP supporting the Construction Innovation Team will provide the necessary oversight and guidance based on defined benchmarks and benefits to be achieved by the pilot projects.

Business Objective –

TSP to provide support and technical expertise to the DIO Construction Innovation Lead responsible for undertaking and delivering the following:

- Provide industry knowledge to the Construction Innovation team for the delivery of the outputs.

2

[CLASSIFICATION]

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

March 2023

- To further reduce the Whole Life Costs of buildings by ensuring the use of MMC and the adoption of a whole life asset management approach to building performance and environmental impact. - Implementing sustainability targets and a digital methodology - Ensure Building Performance Standards adopt best practice and innovation quickly and effectively.

Requirements for contract as of March 2023: NOTE: The TSP must provide a written scope briefing document to be agreed with the DIO PM identifying their understanding of the requirements below and the agreed approach and agreed outputs expected. Deliverables: SMART Building Adoption 1. Following on from the initial workstream of BPS (Building Performance Standards) 0.8, a sample “Smart Building Brief” to be created for a specific project. DIO will identify a project opportunity to demonstrate usage of the BPS 0.8 document and a guide or sample smart building brief will be created. Stakeholder engagement meetings as described in BPS 0.8 will be held. Where possible, DIO will provide site specific building/ project information (e.g. location, new build or renovation, area size, no. of floors, etc) and design packages or as-builts for civil/architecture (including floor plans) and building systems (including ICT, MEP, AV, Security, etc) to enable specific context. Smart Building Brief will include information on specifying systems and data capture to track specific KPIs (key performance indicators). A pilot study against a specific asset class will enable a cost, benefit, value model to be produced. This work will involve evaluation of capital impact, operating expenditure impacts, and efficiency and other value savings. TSP to familiarise with the existing control systems for building systems in the project specific example building (e.g. any BMS, Temp control/Thermostat, lighting control, ventilation control, etc) to develop understanding of the baseline building controls. Using cost intelligence developed from the previous project and information on IoT or other smart building related sensors or platforms within SLA that are already in place (e.g. Utilisation, Wellbeing, Air quality, people counting, asset tracking, noise/light level sensors, etc) TSP to look for scalable parameters or predictors of cost and savings across each asset type to create a model for how deployment of smart building technologies could impact all building types. TSP will need an understanding of how data is currently being captured, structured, stored, and utilized from systems installed in SLA facilities for the Smart Building Brief and to allow more detailed Cost & Value framework analysis to be completed. Cost & Value Framework must deliver value and align with established or planned KPI tracking requirements.

3

[CLASSIFICATION]

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

March 2023

Output: - Deliver project specific guidance on the inclusion of Smarter Building Technologies by way of a stand-alone document, based on user friendly design guides. - Deliver a pilot study against a specific asset class. - Deliver a cost benefit framework on the inclusion of Smarter Building Technologies. Climate Resilience 2. Following on from the initial workstream of BPS 0.9, deliver further guidance on Climatic Resilience. TSP to consider climate scenarios – e.g 2˚ and 4˚ temp rise, identify and assess case study project examples from across Defence estate to identify best practice in achieving climate resilience and mitigating related risks. Cost data of climate resilience interventions to be included where possible. Case studies to be collated into standalone report as a supplementary annex to BPS 0.9. Further, a review of all existing comments and feedback from the previous deliverable BPS0.9 should be undertaken along with wider discussion with key stakeholders to ensure the required scope is fully agreed, relevant and accepted. Provide example Best Practice guidance on climate resilience – looking at ‘easy wins’ and key themes to implement on a project. Much of DIO’s work will be refurb based therefore there must be a focus on existing estate. A cost benefit model to be created to help influence the decisions made by project managers, ensuring best practice and innovation are adopted quickly and effectively. TSP to identify typical intervention measures and impact to help develop cost guidance. Guidance to be collated into standalone report as a supplementary annex to BPS 0.9. Benefits: - Preparedness for agile response to swiftly changing environmental conditions - Scoping of requirements as a basis for evaluating the cost impact Output: - Provide best practice guidance on Climatic Resilience, identifying priority elements and solutions. - Deliver guidance focusing on existing assets and how to make them resilient. - Deliver cost benefit guidance report on Climatic Resilience solutions.

4

[CLASSIFICATION]

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

Offsite Construction

3. Following on from the delivery of the technical paper identifying the metrics to support the measurement of the value of off-site construction; identify a method of data source and capture compatible with the DIO whole Life asset management Programme.

Identify the metrics to be measured from the above technical paper across the RIBA delivery stages 1 – 7 and produce a mapping diagram to identify the source and transfer of the data to align with the DIO Common data Environment.

Output;

- Report identifying data capture and transfer

- User guide

Building Performance Update

4. Review, comment, identify errors, include additions for best practice to the following documents;

Output;

a) Five revised BPS documents

Configuration Tool

5. Produce a pilot model, using the current BPS1.1 and current Defence Designs for SLA to encompass the “Plan Engage” modelling tool.

Output;

- Modelling configuration Plan Engage tool for SLA

- User guide

Enabling Activities

March 2023

5

[CLASSIFICATION]

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

March 2023

Programme:

The work and deliverable sis to be complete by March 2024. Individual and deliverable specific programmes are to be produced and agreed with the DIO PM

The Technical Support Providers, (TSP), will provide support and technical expertise to the DIO Construction Innovation Lead responsible for undertaking and delivering the above and provide Industry knowledge to the Construction Innovation Team in the delivery of the outputs.

Governance and Reporting:

Each TSP is to produce monthly update reports and attend monthly and quarterly progress meetings within DIO and TLBs as specified by the CSM. Reports to cover progress against programme, issues, risks and opportunities. A programme of works to be agreed upon receipt from each TSP.

Outputs/deliverables/milestones:

Intellectual Property (IP) Rights (Known as IPR)

The MOD reserve the rights and ability to use and develop the tool’s, standards and guidance in whichever way they deem fit.

Government Furnished Supplies

GFI – If any further information is required the Construction innovation team will make this available.

GFE – No equipment will be provided to the supplier 
GFS – No supplies will be provided to the supplier.

6

[CLASSIFICATION]

DocuSign Envelope ID: 279BF969-3C69-49C6-9A1E-737033A28766

March 2023

Contract management arrangement

- Agreed programme of works

- Milestone payments to be achieved, linked to the programme and deliverables required.

- Monthly progress meetings to review progress against the programme, identify issues, risks and provide the financial forecast.

- A Contract Management Plan (CMP) will be established, drafted by the DIO commercial team with input from TSP.

Payment

On approval of an interim payment certificate, TSP will then raise their invoice in Exostar, which links to the Employer’s Contract, Purchasing & Finance (CP&F) e-payment system.

Payment will be made on delivery of outputs in accordance with the agreed Milestone Payment Schedule, which is linked to the approved programme and on production of a valid payment certificate in line with the services being delivered.

Outputs will be reviewed/approved by the DIO Construction Innovation Lead.

7

[CLASSIFICATION]