

**WTC 01 / 2024-25**

Date 17/10/2025

**DOCUMENT 1**

**Westbury Town Council:   
Public Toilets Refurbishment**

**INVITATION TO TENDER**

**Westbury Town Council  
The Laverton, Bratton Road**

Westbury, Wiltshire BA13 3EN

www.westburytowncouncil.gov.uk

info@westburytowncouncil.gov.uk  
01373 822232



**Contents**

[Introduction 3](#_Toc183090146)

[Key Information 3](#_Toc183090147)

[Tender Pack 4](#_Toc183090149)

[Timetable 4](#_Toc183090149)

[Outline Scope 4](#_Toc183090150)

[Core Contract: 4](#_Toc183090151)

[Contract Value 5](#_Toc183090153)

[Contract Term 5](#_Toc183090154)

[Tender 5](#_Toc183090155)

[Procurement process 5](#_Toc183090156)

[Tender requirements 5](#_Toc183090157)

[Contract Terms and Conditions 6](#_Toc183090158)

[Submission of Tenders 6](#_Toc183090159)

[Canvassing and Anti-Bribery 6](#_Toc183090160)

[Tender Validity 7](#_Toc183090161)

[Caveated Tenders 7](#_Toc183090162)

[Abnormally Low Tenders 7](#_Toc183090163)

[Contract Price 7](#_Toc183090164)

[Social Value 7](#_Toc183090165)

[Clarification Questions 8](#_Toc183090166)

[Evaluation 8](#_Toc183090167)

[Compliance Check 8](#_Toc183090168)

[Standard Selection Questionnaire (SSQ) 9](#_Toc183090169)

[Financial Standing Assessment 10](#_Toc183090170)

[Quality Assessment: 10](#_Toc183090173)

[Core Contract 10](#_Toc183090174)

[Scoring Criteria 11](#_Toc183090175)

[Moderation 11](#_Toc183090176)

[Commercial Assessment 11](#_Toc183090177)

[Award 12](#_Toc183090179)

[Due Diligence 12](#_Toc183090180)

[Standstill Process 12](#_Toc183090181)

[Other 12](#_Toc183090182)

[Data Protection 12](#_Toc183090183)

[Publicity 14](#_Toc183090184)

[WTC Policies 14](#_Toc183090184)

# **Introduction**

In accordance with [The Public Contracts Regulations 2015](https://protect.checkpoint.com/v2/r06/___https://www.legislation.gov.uk/uksi/2015/102/made___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6NzozY2Q5OmE5MWY2YmQ2Y2IwNTVjOThlMzZiZWUyNGY4NzZkNzFhNDhjYWZiNjNmODlhYzc4YTk4NGUzNzZlZGQyY2Y5MzE6cDpGOkY) Westbury Town Council (WTC) is inviting tenders for the Design and Refurbishment of two public toilets in Westbury, Wiltshire. These facilities were leased from Wiltshire Council to Westbury Town Council in September 2025 and are shown in the at the locations shown below:

Warminster Road, BA13 3PE – W3W describe.flats.eclipses

A aerial view of a street with cars and buildings

AI-generated content may be incorrect.

High Street BA13 3BW – W3W interests.removing.defended

A aerial view of a parking lot

AI-generated content may be incorrect.

[https://what3words.com](https://protect.checkpoint.com/v2/r06/___https://what3words.com___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6NzoyNzJkOjBhMGFiZTIyMzdmMTEwODIwNzg3M2M2MWIyMWE4ZThhOGUyNTBmZjYzYWFhZmUwMzRkZGMxMzJkOTU1NmQ1OWE6cDpGOkY)

This ITT seeks to evaluate the price and quality of Tenderers proposals to undertake the works and services described in the Tender and meet the Employer’s Requirements. Quality will be evaluated along with Tenderers’ financial proposals to complete the works.

The contract will be let under a JCT Design & Build Contract (Minor Works 2024). Any information provided within this document is for reference only, and tenderers will need to ensure that they have visited both sites and verified conditions and understood any constraints before tendering their proposals. To the best of WTC’s knowledge neither site requires planning permission for the refurbishment works to be undertaken. A site visit day has been arranged for **11 a.m on 31 October 2025** and the process for questions and clarifications is described within this document.

To assist tenderers WTC has undertaken full Mechanical & Electrical surveys of both sites and these reports are included within the Tender.

Companies should also be aware that the Warminster Road public toilet has an asbestos pipe to the rear of the structure that requires safe removal and disposal, in accordance with industry standards and practice. Following professional advice, WTC believes this is the only occurrence at the two sites though it is the successful tenderers responsibility to check this, and if additional asbestos is found arrange for its safe removal and disposal. This should be detailed and included in the Construction Phase Plan (CPP) and approved by the Principal Designer, before any works are undertaken.

WTC has not employed a Design team for this project. It is a requirement of this tender that all Design, including Architectural, Mechanical and Electrical will be the responsibility of the successful tenderer. An allowance for the cost of these services should be made within the tender submission, along with the production of final As Built drawings and an O&M manual. Guidance for requirements is given within the Employers requirements though WTC welcomes innovative proposals from contractors. WTC will be responsible for the employment of the Principal Designer.

Tender responses will be evaluated on a weighted ratio, with a weighting of 40% for price and a weighting of 60% for quality (quality questions add up to 100% but the overall score will be weighted at 60%) with the most economically advantageous tender selected on the basis set out in this document.

**Key Information**

|  |  |
| --- | --- |
| **Tender Queries** | All queries relating to this pack should be made via the following email address: [info@westburytowncouncil.gov.uk](mailto:info@westburytowncouncil.gov.uk) |
| **Submission Instructions** | Tenders must be submitted as a hard copy, by post to:  Town Clerk  Westbury Town Council  The Laverton, Bratton Road  Westbury, Wiltshire, BA13 3EN  Clearly marked with **Public Toilets Refurbishment** for the attention of The Town Clerk |
| **Further Information** | Further information about Westbury Town Council and the services we provide, can be found here: [www.westburytowncouncil.gov.uk](https://protect.checkpoint.com/v2/r06/___http://www.westburytowncouncil.gov.uk___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6Nzo1MTg5Ojg1M2Y1NzY3MzY3NWNlYzBhM2VmMDBiMTBiMWFiNzRmOTdhNjQxZTZlYjBjOGQzYzNhMDI4ODE5OTVlODI1MWE6cDpGOkY) |

# **Timetable**

All dates in the table below are provisional and WTC may vary the timetable or terminate the Tender Process at its sole discretion. Bidders will be notified of any changes to the timetable as soon as reasonably possible.

|  |  |
| --- | --- |
| **Requirement** | **Deadline** |
| Invitation to tender (ITT) | 17.10.2025 |
| Site visit | 31.10.2025 |
| Deadline for bidders to submit Clarification Questions (CQs) | 14.11.2025 |
| Deadline for WTC to respond to CQs | 21.11.2025 |
| Tender submission deadline (document arrival at WTC offices) | 4 p.m. 05.12.2025 |
| Evaluation process | December 2025 |
| WTC Project Board | 08.01.2026 |
| Notification of Intention to Award | 12.01.2026 |
| Standstill period starts | 12.01.2026 |
| Standstill period ends | 26.01.2026 |
| Provisional award date | 02.02.2026 |
| Contract commencement date | 09.02.2026 |

# **Tender Pack**

|  |  |  |
| --- | --- | --- |
| No 1 | Invitation to tender (ITT) – This document | Documents outlining the requirement, tender process, evaluation and award process. |
| No 2 | Employers Requirements (ER’s) | A description of the project requirements, services required and constraints. |
| No 3 | Standard Selection Questionnaire (SSQ) | Mandatory questions, complete and submit with your response. |
| No 4 | Quality Assessment Questionnaire (QAQ) | Mandatory questions, complete and submit with your response. |
| No 5 | Health and Safety Questionnaire  (HSQ) | Health, Safety & Welfare in the workplace |
| No 6 | Form of Tender | Mandatory section, complete and submit with your response. |
| No 7 | Westbury Town Council Conditions of Contract | WTC contract terms and requirements |
| No 8 | Maps | Contract maps: [https://shared.xmap.cloud?map=4634fd0d-0b51-4737-a08f-65501dad5991](https://protect.checkpoint.com/v2/r06/___https://shared.xmap.cloud?map=4634fd0d-0b51-4737-a08f-65501dad5991___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6NzplNjQyOjYzOGJjOTFlYTc1ODY3OGYzZDAyMDM5N2ViOTJjYTRjNDZmYzNiOTMyNDNkYWIyNzU0MDI3NDhjNTE0NDZhYzU6cDpGOkY) |
| No 9 | Appendices | Mechanical & Electrical Surveys, Asbestos report, ADT |

# **Outline Scope**

For the purposes of this procurement exercise, the term ‘Works’ or ‘Services’ is used to describe the range of work and services required to be delivered.

## Core Contract:

Please refer to the Employers Requirements, that describe the design, work and services required. WTC reserves the right to propose changes to the specification through consultation with the successful bidder.

**Contract Value**

The estimated total value of the works and services is £250,000.

## Contract Term

It is anticipated that the public toilet refurbishment contract commencement date will be: 09/02/2026 with a construction period of 12 weeks.

# **Tender**

## Procurement process

WTC will follow a clear and transparent procurement process to ensure that all bidders are treated equally and fairly. This procurement process will be conducted in accordance with [The Public Contracts Regulations 2015](https://protect.checkpoint.com/v2/r06/___https://www.legislation.gov.uk/uksi/2015/102/made___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6NzozY2Q5OmE5MWY2YmQ2Y2IwNTVjOThlMzZiZWUyNGY4NzZkNzFhNDhjYWZiNjNmODlhYzc4YTk4NGUzNzZlZGQyY2Y5MzE6cDpGOkY)

WTC reserves its right at any time to terminate the procurement process for any reason and to decide at its absolute discretion, whether it will enter any contractual arrangements at the termination of this procurement process. In responding to this Invitation to Tender (ITT) or otherwise engaging in the procurement process, bidders accept that their participation in the procurement process is entirely at their own risk and cost. WTC shall bear no liability whatsoever for the outcome of this procurement process, whether withdrawn or altered or recommenced, including any loss of bidding costs, loss of profits or economic loss incurred by a Bidder or by any other person arising out of or in connection with the conduct of this procurement procedure. WTC shall not be obliged to accept the lowest or any tender. The Council will select the tender, which in its opinion delivers the best overall fit with its requirements.

## Tender requirements

WTC reserves the right to issue supplementary documentation at any time during the tendering process to clarify any issue or amend any aspect of the procurement documents. All such further documentation that may be issued, shall be deemed to form part of the procurement documents and shall supplement and / or supersede any part of the relevant procurement document(s) as indicated.

Under the Contract, WTC requires compliance with its policies. Bidders are advised to satisfy themselves that they understand all the requirements of the Contract before submitting their tender submission. The tender submission must be received in accordance with the relevant instructions no later than the tender submission deadline. Tender submissions received after the tender submission deadline will not be considered.

Only one tender submission is permitted from each Bidder. The information supplied by the Bidder will be checked for completeness and compliance before tender submissions are evaluated.

Delivery of a notice to withdraw a tender submission must be submitted to WTC via the following email address [info@westburytowncouncil.gov.uk](mailto:info@westburytowncouncil.gov.uk)

All signatures on any procurement or Contract documents must be made by a person who is authorised to commit the Bidder to the obligations of the Contract.

Information supplied to the Bidders as part of this Procurement is made available in good faith. No warranty is given as to the accuracy or completeness of the information contained herein and any liability, inaccuracy or incompleteness is expressly disclaimed by WTC. Bidders must satisfy themselves as to the accuracy of such information and no responsibility is accepted for loss or damage through this process.

Any Bidder, employee of the Bidder, or consultant acting on behalf of the Bidder who is known to any Councillor, officer or representative acting on behalf of WTC concerning this Procurement or Contract must declare the names of the persons and their relationship in the tender submission.

# **Contract Terms and Conditions**

By submitting a tender response, Bidders are agreeing to be bound by the Conditions of Tender in the JCT Contract without further negotiation or amendment. Tenders must be submitted on the basis that the Contract Terms and Conditions are accepted.

If you have a query regarding the Contract, please submit a clarification in accordance with Para 2 (Key Information). WTC will consider if any amendments are required. Where an amendment is accepted, WTC will publish a clarification response to all bidders via Contract Finder and if required will issue a revised contract. Any amendments agreed shall be published and shall apply to all Bidders. Any amendments proposed by a Bidder but not approved by WTC will not be accepted and may be considered as a rejection of the terms.

# **Submission of Tenders**

Tenders must be submitted as set out in the Key Information and by the deadline for the tender submission. No information contained in this ITT, any Procurement Documents or in any communication made between WTC and any Bidder in connection with this Procurement shall be relied upon as constituting a contract, agreement or representation that any contract shall be offered in accordance with this Procurement.

# **Canvassing and Anti-Bribery**

Any canvassing or attempt to procure information from a Councillor or officer by any Bidder concerning this Procurement, including offering or giving any gratuity or bribe of any sort may result in the disqualification of the relevant Bidder from this Procurement.

# **Tender Validity**

The tender submission (including price) must remain valid for a minimum period of ninety (90) days (tender validity period).

# **Caveated Tenders**

Tenders that are evasive, unclear, hedged, caveated, contain qualifications or submitted subject to a Bidder’s own internal company approval may be taken as a rejection by the bidder of the terms set out in this ITT and the Bidder’s tender will be rejected as non-compliant.

# **Abnormally Low Tenders**

WTC maintains the right to clarify any tenders that it considers abnormally low. Following clarification, WTC maintains the right to reject any tender that is priced at a level WTC considers below the level that would enable satisfactory fulfilment of the contract.

# **Contract Price**

Bidders must complete the Form of Tender setting out the cost of delivering the Works and Services. All prices shall be stated in pounds sterling and exclusive of Value Added Tax.

The Bidder’s tendered price, as submitted on the Form of Tender, shall be fixed for the term of the Contract. No variations to the Contract Price shall be implemented without written acceptance of such variations by WTC. Changes to the Contract Price will only be accepted by WTC where the Contract includes provision for review of the Contract Price and shall become effective only once agreed and accepted in writing by WTC’s authorised officer.

# **Clarification Questions**

This Procurement Documents are designed to ensure that all Bidders are given equal and fair consideration. It is important therefore, that all tender clarifications relating to the content of the procurement documents should be made [info@westburytowncouncil.gov.uk](mailto:info@westburytowncouncil.gov.uk) We ask the Bidders to help us by using the following text in the subject header **Public Toilet Refurbishment.** Allcommunication with WTC in relation to this procurement must be made by the Bidder’s appointed representative, quoting in the specific document, section or question number for which the Bidder requires information or clarification. Bidders may seek clarification of any matter set out within the documentation by submitting written tender clarification queries to the following email address info@westburytowncouncil.gov.uk The latest date for submission of clarification questions is set out in the section 3 above, (clarification deadline).

WTC will endeavour to answer all tender clarifications as quickly as possible. To ensure equality of treatment of bidders, WTC intends to publish anonymised tender clarifications raised by Bidders together with WTC’s responses to all bidders.

If a Bidder considers that their tender clarification is commercially sensitive or subject to confidentiality, Bidders must clearly indicate this in the tender clarifications and provide reasons for this. WTC shall be entitled in its absolute discretion to determine whether such tender clarifications should be published to all Bidders to ensure compliance with the requirements of equal treatment and transparency. If WTC disagrees with a Bidder on the commercial confidentiality of the question, they will seek confirmation from the Bidder if they wish to proceed with an anonymised response to all, or whether they wish to withdraw the question.

**Evaluation**

The evaluation is split into four stages.

|  |  |  |
| --- | --- | --- |
| **No.** | **Stage** | **Assessment Method** |
| 1 | Health & Safety Questionnaire (HSQ) | Pass / Fail |
| 2 | Standard Selection Questionnaire (SSQ) | Pass / Fail |
| 3 | Quality Assessment: Questions 1 - 5 | Overall Weighted value 60% |
| 4 | Commercial Assessment: Pricing | Overall Weighted value 40% |

# **Compliance Check**

WTC will also assess each tender to ensure compliance with the requirements set out in its tender documents. WTC may seek clarification from a Bidder to determine if a tender is complete. Tenders that are not complete or meet the requirements may be rejected without further evaluation.

## **Standard Selection Questionnaire (SSQ)**

## [Please refer to Government Guidance PPN 03-24 when completing to the SSQ](https://protect.checkpoint.com/v2/r06/___https://assets.publishing.service.gov.uk/media/6603fef791a320001182b066/PPN_03_24_Standard_Selection_Questionnaire_2024_Update.pdf___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6Nzo5ZDQ2Ojk5MzU3OThjYThjYjA2OWU5ZWY0ZTY5MjI5YzkxZjUzYzEyY2VmYWYwN2I3NDg1MTQzMTU3NDE1NTg5OGY3NjU6cDpGOkY)

**Consequences of misrepresentation**

A serious misrepresentation which induces a contracting authority to enter a contract based on false or misleading information may have the following consequences for the signatory that made the misrepresentation: -

* The potential supplier may be excluded from bidding for contracts for three years, under regulation 57(8)(h)(i) of the PCR 2015.
* The contracting authority may sue the supplier for damages and may rescind the contract under the Misrepresentation Act 1967.
* If fraud, or fraudulent intent, can be proved, the potential supplier or the responsible officers of the potential supplier may be prosecuted and convicted of the offence of fraud by false representation under s.2 of the Fraud Act 2006, which can carry a sentence of up to 10 years or a fine (or both).
* If there is a conviction, then the company must be excluded from procurement for five years under reg. 57(1) of the PCR (subject to self-cleaning) Bidders must complete the SSQ and WTC may eliminate a Bidder who:

Bidders who proceed shall be evaluated on the selection criteria set out below. WTC may seek independent advice to validate information declared in the Bidders submission to assist in the evaluation.

|  |  |  |
| --- | --- | --- |
| **Questions** | **Subject** | **Scoring Criteria** |
| 1.1-1.3 | General Questions | N/A |
| 2.1a - c | Part 2: Grounds for mandatory exclusion | A Fail will be awarded where the bidder indicates that any of the Exclusion Criteria apply and, where allowable, the Bidder does not indicate that corrective measures (self-cleaning) has been undertaken. |
| 3.2 – 3.3 | Part 2: Mandatory and discretionary grounds for exclusion relating to the Payment of Taxes and Social Security Contributions | See Document 4 – [More](https://protect.checkpoint.com/v2/r06/___https://assets.publishing.service.gov.uk/media/6603fef791a320001182b066/PPN_03_24_Standard_Selection_Questionnaire_2024_Update.pdf___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6Nzo5ZDQ2Ojk5MzU3OThjYThjYjA2OWU5ZWY0ZTY5MjI5YzkxZjUzYzEyY2VmYWYwN2I3NDg1MTQzMTU3NDE1NTg5OGY3NjU6cDpGOkY) |
| 4.1 – 4.3 | Part 2: Grounds for discretionary exclusion | Document 4 - [More](https://protect.checkpoint.com/v2/r06/___https://assets.publishing.service.gov.uk/media/6603fef791a320001182b066/PPN_03_24_Standard_Selection_Questionnaire_2024_Update.pdf___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6Nzo5ZDQ2Ojk5MzU3OThjYThjYjA2OWU5ZWY0ZTY5MjI5YzkxZjUzYzEyY2VmYWYwN2I3NDg1MTQzMTU3NDE1NTg5OGY3NjU6cDpGOkY) |
| 5.1 – 6.3 | Part 3: Economic and Financial Standing | As per the criteria set out in the Invitation to Tender |
| 7.1 | Insurances | A fail may be awarded where a Bidder indicates they do not have and will not obtain one or more of the insurances specified in the SSQ. |
| 7.2a-b | Data Protection | A fail will be awarded if the Bidder answers “no” to either question. |
| 7.3 (a) | Health & Safety | Scored based on bidder’s evidence relating to its policies, training for operatives, accident reporting, equipment and legal compliance |
| 7.5 | Public Sector Contracts - Payments | See Document 4- [More](https://protect.checkpoint.com/v2/r06/___https://assets.publishing.service.gov.uk/media/6603fef791a320001182b066/PPN_03_24_Standard_Selection_Questionnaire_2024_Update.pdf___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6Nzo5ZDQ2Ojk5MzU3OThjYThjYjA2OWU5ZWY0ZTY5MjI5YzkxZjUzYzEyY2VmYWYwN2I3NDg1MTQzMTU3NDE1NTg5OGY3NjU6cDpGOkY) |

# **Financial Standing Assessment**

WTC will seek to confirm the financial standing of companies wishing to tender for this contract. Financial standing will be assessed broadly in line with the recommendations set out by the Cabinet Office. In performing the economic and financial standing assessment, WTC may consider, turnover, profitability, cash flow, solvency, strength of balance sheet and asset cover level. To support this assessment WTC may seek references from other independent organisations. Other publicly available information (such as that filed at Companies House) may be used as part of its verification. This will be based on an assessment of the bidders filed accounts (for the previous two years where possible)

# **Quality Assessment:**

The Quality of each bid will be assessed using the responses in Document 4: Quality Assessment Questionnaire. Weighting for each question, and the maximum number of word limits are shown below.

## Questions

|  |  |  |  |
| --- | --- | --- | --- |
| Question | Subject | Weight | Word limit\* |
|  |  |  |  |
| 1 | Site set up, management & welfare | 20% | 1000 |
| 2 | Project Approach & Programme | 20% | 1000 |
| 3 | Quality & Risk Management | 15% | 1000 |
| 4 | Design Management & Co-ordination | 15% | 1000 |
| 5 | Project Examples | 30% | 2000 |
|  |  |  |  |
| All | \*Excludes drawings & images |  |  |

## Scoring Criteria

The Bidders responses in Document 5: Questionnaire will be scored using the criteria below.

|  |  |  |
| --- | --- | --- |
| **Mark** | **Classification** | **Description** |
| 0 | Unacceptable | The question is not answered, or the response does not meet the minimum specified criteria and there is no apparent way to make it acceptable. |
| 20 | Inadequate | The response fails to meet the minimum specified criteria, but with major revision may be acceptable however it has significant deficiencies and little supporting evidence. |
| 40 | Weak | The response only partially satisfies the minimum specified criteria, and it also has little supporting evidence and some apparent deficiencies, which may be correctable. |
| 60 | Satisfactory | The response meets the minimum specified criteria, but it has little supporting evidence. |
| 80 | Good | The response meets, and exceeds in some cases, the specified criteria in all respects and includes a material level of detail, with some weaknesses noted, which are not significant. |
| 100 | Excellent | The response meets, and exceeds in some cases, the specified criteria in all respects with no weaknesses noted and includes a material level of detail AND it is innovative with a full description of the techniques and measurements to be employed. |

## Moderation

Each member of the tender evaluation panel will score the submission individually. A moderation exercise will follow to agree a consensus on the final score for each question to ensure the process meets with PCR 2015. According to Standing Orders, WTC’s panel will include at least one councillor and may also contain a specialist consultant.

## Commercial Assessment

The commercial assessment will be based on the financial information. The Council is seeking to select a bid that best matches its overall requirements, and this decision is not based solely on price.

# **Award**

The Bidders receiving the highest combined quality and commercial assessment will be recommended to Full Town Council (WTC) under Part 2 (confidential session) for approval and award of the contract. WTC shall not be obliged to accept the lowest or any tender.

In a situation where a tie break occurs, the Bidder with the highest overall quality assessment score will be the successful Bidder.

## Due Diligence

WTC will carry out a number of checks against the Bidders self-certification process and the contract will not be awarded until WTC is satisfied any necessary checks are complete.

Standstill Process

WTC will operate a ten-day standstill period prior to the award of any Contract.

# **Other**

## Termination

WTC shall be entitled, upon the happening of any of the following events, to terminate by writing notice the Contract, without prejudice to any other rights the Employer may have whether against the Contractor directly or pursuant to any guarantee or indemnity:

* + - If the Contractor fails to perform or suspends the provision of the whole or any substantial part of the service for more than seven days.
    - Any serious breach by the Contractor of any term or provision of the Contract.
    - If in the Employer’s opinion the Contractor’s performance is in continual default with no obvious prospect of improvement.
    - If the Contractor becomes bankrupt, or makes an arrangement with his creditors, or has a proposal in respect of a company for the voluntary arrangements for a composition of debts or any scheme or arrangements approved in accordance with them.
    - If the Contractor has an application made under the Insolvency Act 1986 in respect of the company to the Court for the appointment of an administrative receiver.
    - If the Contractor has a winding-up order made or (except for the purposes of amalgamation or reconstruction) a resolution for voluntary winding up passed.
    - If the Contractor has a provisional liquidator, receiver, or manager of his business or undertaking duly appointed.
    - If the Contractor has an administrative receiver, as defined in the Insolvency Act 1986, appointed.
    - If the Contractor has possession taken by or on behalf of the holder of any debentures secured by a floating charge, or any property comprised in or subject to the floating charge.
    - If the Contractor is in circumstances which entitle the Court or a creditor to appoint, or have appointed a receiver, a manager, or administrative receiver, or which entitles the Court to make a winding-up order.
    - If the Contractor has failed to produce a programme of work not less than FOURTEEN days before the Commencement of the Contract or within FOURTEEN days of any Variation of the Contract.
    - If due to any unforeseen circumstance beyond Westbury Town Council control, making the contract not viable.

## Contract is terminated under Clause 24a above the Employer shall:

* + - Instruct forthwith, or otherwise, the Contractor to cease to perform any of the Services.
    - Be entitled to require the Contractor to pass all relevant data, correspondence etc. to the Town Clerk or other person employed to provide the Service.
    - Be entitled to employ and pay other persons to provide and complete provision of the Service or any part thereof and to use without payment or allowance to the Contractor all such Contractor’s materials, equipment, or other goods for the purpose thereof.
    - Be entitled to deduct from any sum or sums which would but for such termination have been, at the date of such termination, due from the Employer to the Contractor under this Contract or any other contract be entitled to recover from the Contractor as a debt, the amount of any costs loss or damage to the Employer resulting from or arising out of the termination of the Contractor’s employment. Such loss or damage shall include the reasonable cost to the Employer for the time spent by its officers in terminating the Contract.
    - When the total costs, loss and/or damage resulting from or arising out of the termination of the Contract have been ascertained and deducted so far as is practicable from the sum or sums, and set off against any sum which but for termination would have been due to the Contractor, be entitled to recover from the Contractor as a debt any balance shown as due to the Employer or, alternatively, the Employer shall pay the Contractor any balance shown as due to the Contractor. The Town Clerk shall certify the amount by which the said costs, loss and or damage (insofar as not by the date of the certificate already recovered from the Contractor) exceeds or falls short of the amount otherwise due to the Contractor and the amount certified shall be debt payable to the Employer by the Contractor or to the Contractor by the Employer (as the case may be).
    - If the Contractor shall have committed any offence under the Prevention of Corruption Acts 1889–1916, Bribery Act 2010 or shall have given any fee or reward to any officer of the Employer, the Employer shall be entitled to terminate the Contract and recover from the Contractor the amount of any loss to the Employer resulting from such termination.
    - Without prejudice to the exercise of its powers under 11.1–11.3 inclusive above, the Employer may, without determining the whole of the Contract, determine the Contract in respect of part of the Services only, by notice in writing having immediate effect (whereupon a corresponding reduction in the Contract Price shall be made as if such determination was a Variation) and therefore itself provide or procure a third party to provide such part of the Services.

## Data Protection

All parties shall comply with their obligations under the Data Protection Act 2018 and the UK General Data Protection Regulations.

## Publicity

No publicity regarding this procurement will be permitted until WTC has given written consent to the relevant communication.

WTC regularly publicises and promotes its successes in the media. The successful Bidder will be asked to provide photo evidence of good examples of works or services and/or allow WTC officers to gather such media examples.

## WTC Policies

Whilst engaged by the Town Council, Contractors must always adhere to WTC’s Contractors Code of Conduct. Details of the policy are available athrough:[www.westburytowncouncil.gov.uk/council](https://protect.checkpoint.com/v2/r06/___http://www.westburytowncouncil.gov.uk/council___.ZXV3Mjp3ZXN0YnVyeXRvd25jb3VuY2lsMTpjOm86OTgxZjhkZDg4ZTQ3YzNjNDY1OTMyMmI5NGZhYTcwYzU6NzplYjU0OjY1ZDUxMTg1N2Y3Yjc0NzA3YzFhYzhjNWE2YmE2MWUwNzZmMzY1ZWMwNmNhZTk2ZGQ5OWNlN2U5M2ZlNzg1ZGY6cDpGOkY)