Defence Digital/DPS/ISG/CDIS/CC53

4th February 2021

CROSS-DOMAIN INTEROPERABILITY SERVICES (CDIS) - OS TEST AND DEVELOPMENT PLATFORM SUPPORT LICENCES - COMMITMENT CASE 53

References:

A.	DG Fin 6.3 (178 20) 20/21 FINANCIAL FORECAST dated 28 Sep 2020.

B.	ISS En-DepHd 6-Fin email 20201009 13:21 - In-Year Commitment Controls - DD Commitment Control Process.

C.  	CDIS Outline Business Case (OBC) DPS-CDI-MGE-2018-0002, dated 5 Dec 2019.

D. 	CDIS OBC – IAC 5144 CAT A – Outletter ref DG Fin 6.3 (065 20) dated 30 March 2020.

COMMITMENT CONTROL

- As a result of the MOD financial forecast at AP05, Reference A directed all spending that does not directly support defence outputs, or that does not meet legislative or health and safety imperatives, should cease. Defence outputs fall in to 3 broad categories (Defence Policy, Military Capability, Military Operations).  This commitment falls under adherence of The Defence Manual of Security, JSP440 as it relates to building a secure OS platform based on the CDIS High-level design.

- Reference B expanded the direction in Reference A and spend proposals that are considered lower priority and/or not immediately necessary should not proceed. This commitment of £174,000 inclusive of VAT will accrue not to exceed £174,000 inclusive VAT in FY20/21.

- Should this commitment not be approved the BoM for the OS Test and Development platform will not be procured resulting lack of interoperability services at OS.

ISSUE

- This commitment case seeks approval to procure the essential software support licenses (a Bill of Materials (BoM)) required to support the build of the Cross-Domain Interoperability Services (CDIS) Official Sensitive (OS) Test and Development platform. The BoM has been produced against the CDIS platform High-Level Design. There is in-year affordability but if procurement is delayed to FY 21/22 there Is no allocation or affordability and, subsequently, development of the CDIS OS capability will not progress and the CDIS OS key milestones will not be met. This will cause indefinite delay to the CDIS programme’s ability to support information exchange at O/S.

RECOMMENDATION

- The approving authority is invited to approve:

- The commitment of not to exceed £174,000 (inclusive of all non-recoverable VAT) for the CDIS OS Test and Development High Side and Low Side platform software support licences.

And to note

- This is in support of the CDIS Major Update capability.

TIMING

- Urgent.  Approval is requested by 05 Febuary 2021 to enable swift procurement action. This will ensure delivery of the BoM is achieved in-year and meets CDIS OS schedule milestones.

BACKGROUND

- The CDIS programme will deliver the next generation of cross-domain gateways for Defence, replacing the existing legacy medium threat (Pegasus) and High Assurance Gateways programmes.

- CDIS completed its concept phase on 31 March 2019. During this phase, through the construction of a Concept Capability Demonstrator (CCD), it has been shown that ‘cloud technologies’, such as abstraction, automation, orchestration and micro-segmentation, can be successfully used to create a ‘next generation’ Information Exchange gateway. The approach and lessons learned from the CCD has been further developed, through a Government Digital Services (GDS) delivery strategy, enabling CDIS to ‘de-risk’ and suitably mature it’s design artefacts, enabling the Live Information Exchange gateway to be deployed, delivering rich Information Exchange Services with multiple Security Enforcing Functions, against a backdrop of a zero trust security posture, whilst continuing driving value for money for Defence by being modular and scalable.

- An initial Test and Development demonstrator was delivered in January 2020 to test the findings and assumptions that were made during the CCD phase of the programme. The CCD demonstrator enabled the programme to learn significant lessons throughout the development of the Platform Architecture and Security Enforcing Functions.

- The CDIS Mandate directed the scope of the programme to include interoperability at OFFICIAL-SENSITIVE (OS). This BoM will enable the programme to procure the necessary components to enable the design and build of the Low Side of the OS Test and Development Gateway.

- The OFFICIAL-SENSITIVE project within CDIS has a mandate to deliver nine Information Exchange Services to Partners of Choice. In order for the programme to suitably de-risk the development, build and integration of these services within the Assessment and Demonstration Phase (A&DP), a Test and Development environment is required for the CDIS technical teams to test Security Enforcing Function based products and to demonstrate the solution end to end.

REQUIREMENT

- Procurement of the BoM listed at Annex A is required to deliver the software support licenses to enable the successful build of the OS Test and Development platform to meet the directed Mandate, project milestones and to test and develop the integration of the end to end OFFICIAL-SENSITIVE CDIS gateway to offer Information Exchange Services to Partners of Choice.

OPTIONS

- The following options were considered:

- Option 1 – Do Nothing. Under this option software support licenses required to enable the successful build of the OS Test and Development platform will not be delivered. Subsequently. the development of the CDIS OS capability will not progress and the CDIS OS key milestones will not be met. This option is therefore not recommended.

- Option 2 - Procure the CDIS OS Test and Development Platform Software support Licenses as Listed at Annex A. This option enables the software support licenses for the OFFICIAL-SENSITIVE Test and Development platform to be procured and delivered in-year. This is the recommended option.

BENEFITS AND RISK

- The benefits that will accrue from this course of action is that Option 2 will enable commencement, at pace, of the OS Test and Development platform. This will ensure the CDIS OS project is on track to meet the programme milestones within the A&DP of CDIS.

PROCUREMENT STRATEGY

- It is Commercials recommendation that this requirement is competed under a Crown Commercial Services (CCS) Framework using Technology Products & Associated Services (TEPAS). The lot identified for use is Lot 4 – Information Assured Products and Associated Services.

- This approach is in accordance with Commercial Policy at the time of writing by;

  - ensuring a fair procurement process; maximising the use of competition to secure the best value for money;

  - using a framework agreement when it is appropriate for the procurement of contractor deliverables; and

  - using a CCS framework for the procurement of Common Goods and Services (CGS) where there is a pan-government route to market available.

- This procurement will fall under the Public Contract Regulations (PCR) 2015.

- The Authority will apply NAPNOC to any proposals received.

- The Commercial activities required to execute the above strategy fall within the delegation of ISS Comrcl-C2-39.

AFFORDABILITY AND FUNDING

- .

Table 1 – Commitment Case Affordability

| Affordability (£M) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Year |  |  | 1 | 2 | 3 | 4 | Total |
| FY |  |  | 20/21 | 21/22 | 22/23 | 23/24 |  |
| Approved Value | CDIS Outline Business Case | CDEL | 7.901 | 2.478 |  |  | 10.379 |
|  |  | RDEL | 22.976 | 13.443 |  |  | 36.419 |
|  |  | Total | 30.877 | 15.921 | 0.000 | 0.000 | 46.798 |
| Committed Value | CDIS Outline Business Case | CDEL | 3.630 |  |  |  | 3.630 |
|  |  | RDEL | 10.420 | 1.172 |  |  | 11.592 |
| BC Value | NNB004 BWE080 | CDEL | 0.062 |  |  |  | 0.062 |
|  |  | RDEL | 0.112 |  |  |  | 0.112 |
|  |  | Total | 0.174 | 0.000 | 0.000 | 0.000 | 0.174 |
| Variance (-ve represents excess in provision) |  | CDEL | -4.209 | -2.478 | 0.000 | 0.000 | -6.687 |
|  |  | RDEL | -12.444 | -12.271 | 0.000 | 0.000 | -24.715 |
|  |  | Total | -16.653 | -14.749 | 0.000 | 0.000 | -31.402 |

PRESENTATIONAL AND HANDLING ISSUES

- The ISG capabilities are on the Defence Secret network. Any requests for publicity should be reviewed by the Project Team who will seek advice from security authorities and Defence Digital Commercial as appropriate.

Case submitted by

Signed:		Steve Kjaer 			date:  4th Feb 2021

Kjaer, Steve B2 (ISS Del-DPS-AsstHd-ISG3-PPM)  steve.kjaer775@mod.gov.uk

Case approved by:

Signed:							date:

Blanchett, Christopher Mr (ISS Dev-DPS-DepHd-ISG-PPM) Christopher.Blanchett332@mod.gov.uk

Annex A - CDIS OS Test and Development Support Licences Platform Bill of Materials

ANNEX A TO

DPS/ISG/CDIS//CC53

DATED 21 JAN 21

| Line Item | Item |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Item Group | Vendor | Part Number | Model Description | Item Type | Item Duration (Months) | Quantity |
| 1.37 | H module | HPE | BD505A | HPE iLO Advanced 1-server License with 3yr Support on iLO Licensed Features | Licensing - Perpetual | 36 | 5 |
| 1.38 | H module | HPE | BD505A 0D1 | Factory Integrated | Licensing - Perpetual | 36 | 5 |
| 1.49 | H module | HPE | H7J33A3 | HPE 3Y Foundation Care NBD wDMR SVC | Support | 36 | 1 |
| 1.50 | H module | HPE | H7J33A3 X09 | HPE ISS price band 2 CDMR Service | Support | 36 | 5 |
| 1.51 | H module | HPE | H7J33A3 YL1 | HPE DL385 GEN10 PLUS Supp | Support | 36 | 5 |
| 1.52 | H module | HPE | AC114A | HPE ProLiant Door/dock Medium Logistic Service | Support |  | 5 |
| 2.20 | H module | HPE | BD505A | HPE iLO Advanced 1-server License with 3yr Support on iLO Licensed Features | Licensing - Perpetual | 36 | 1 |
| 2.21 | H module | HPE | BD505A 0D1 | Factory Integrated | Licensing - Perpetual | 36 | 1 |
| 2.30 | H module | HPE | H7J33A3 | HPE 3Y Foundation Care NBD wDMR SVC | Support | 36 | 1 |
| 2.31 | H module | HPE | H7J33A3 YL0 | HPE DL325 GEN10 PLUS Supp | Support | 36 | 1 |
| 2.32 | H module | HPE | H7J33A3 X09 | HPE ISS price band 2 CDMR Service | Support | 36 | 1 |
| 2.33 | H module | HPE | AC114A | HPE ProLiant Door/dock Medium Logistic Service | Support |  | 1 |
| 3.06 | H module | HPE | R2C33AAE | HPE MSA 2060 Advanced Data Services E-LTU | Licensing - Perpetual |  | 2 |
| 3.07 | H module | HPE | H1K92A5 ZQA | HPE MSA 2060 Support | Support |  | 1 |
| 3.09 | H module | HPE | H1K92A5 ZQC | HPE MSA ADS LTU Support | Support |  | 1 |
| 3.10 | H module | HPE | H1K92A5 ZQE | HPE MSA 2060 LFF Enclosure Support | Support |  | 1 |
| 3.11 | H module | HPE | H1K93A5 | HPE 5Y Proactive Care 24x7 wDMR SVC | Support |  | 2 |
| 3.13 | H module | HPE | H1K93A5 X01 | HPE HPSD price band 1 CDMR Service | Support |  | 2 |
| 5.01 | H module | Cisco | CON-SSNT-N9KC933F | 3Y SOLN SUPP 8X5XNBD Nexus 9300 with 96p 10/25G SFP+, 6p 100 | Support | 36 | 2 |
| 5.02 | H module | Cisco | MODE-NXOS | Dummy PID for mode selection | Software |  | 2 |
| 5.03 | H module | Cisco | NXOS-9.3.4 | Nexus 9500, 9300, 3000 Base NX-OS Software Rel 9.3.4 | Software |  | 2 |
| 5.10 | H module | Cisco | CON-ECMUS-N9SWADXF | SOLN SUPP SWSS NX-OS Advantage Lice | Support | 36 | 2 |
| 5.11 | H module | Cisco | C1A1TN9300XF-3Y | DCN Advantage Term N9300 XF, 3Y | Licensing - Subscription | 36 | 2 |
| 6.01 | H module | Cisco | CON-SSSNT-FPR2130W | SOLN SUPP 8X5XNBD Cisco Firepower 2130 NGFW Appliance, 1U, | Support | 36 | 2 |
| 6.02 | H module | Cisco | FPR2130T-TMC | Cisco FPR2130 Threat Defense Threat, Malware and URL License | Licensing - Subscription |  | 2 |
| 6.03 | H module | Cisco | L-FPR2130T-TMC-3Y | Cisco FPR2130 Threat Defense Threat, Malware and URL 3Y Subs | Licensing - Subscription |  | 2 |
| 6.05 | H module | Cisco | SF-F2K-TD6.3-K9 | Cisco Firepower Threat Defense software v6.3 for FPR2100 | Software |  | 2 |
| 6.13 | H module | Cisco | L-FPR2K-ASASC-5= | Cisco Firepower 2100 - Add 5 Security Context Licenses | Licensing - Perpetual |  | 6 |
| 6.14 | H module | Cisco | L-FPR2K-ENC-K9= | Cisco Firepower 2100 Strong Encryption (3DES/AES) | Licensing - Perpetual |  | 6 |
| 7.01 | H module | Cisco | CON-SNT-ISR4431S | SNTC-8X5XNBD Cisco ISR 4431 Sec b | Support | 12 | 1 |
| 9.10 | H module | Meinberg |  | Standard manufacturer's warranty is 3 Years from date of shipment from factory. Return to APC Time | Support |  | 1 |
| 10.37 | L module | HPE | BD505A | HPE iLO Advanced 1-server License with 3yr Support on iLO Licensed Features | Licensing - Perpetual | 36 | 5 |
| 10.38 | L module | HPE | BD505A 0D1 | Factory Integrated | Licensing - Perpetual | 36 | 5 |
| 10.49 | L module | HPE | H7J33A3 | HPE 3Y Foundation Care NBD wDMR SVC | Support | 36 | 1 |
| 10.50 | L module | HPE | H7J33A3 X09 | HPE ISS price band 2 CDMR Service | Support | 36 | 5 |
| 10.51 | L module | HPE | H7J33A3 YL1 | HPE DL385 GEN10 PLUS Supp | Support | 36 | 5 |
| 10.52 | L module | HPE | AC114A | HPE ProLiant Door/dock Medium Logistic Service | Support |  | 5 |
| 11.20 | L module | HPE | BD505A | HPE iLO Advanced 1-server License with 3yr Support on iLO Licensed Features | Licensing - Perpetual | 36 | 1 |
| 11.21 | L module | HPE | BD505A 0D1 | Factory Integrated | Licensing - Perpetual | 36 | 1 |
| 11.30 | L module | HPE | H7J33A3 | HPE 3Y Foundation Care NBD wDMR SVC | Support | 36 | 1 |
| 11.31 | L module | HPE | H7J33A3 YL0 | HPE DL325 GEN10 PLUS Supp | Support | 36 | 1 |
| 11.32 | L module | HPE | H7J33A3 X09 | HPE ISS price band 2 CDMR Service | Support | 36 | 1 |
| 11.33 | L module | HPE | AC114A | HPE ProLiant Door/dock Medium Logistic Service | Support |  | 1 |
| 12.05 | L module | HPE | R2C33AAE | HPE MSA 2060 Advanced Data Services E-LTU | Licensing - Perpetual |  | 2 |
| 12.06 | L module | HPE | H1K92A5 ZQA | HPE MSA 2060 Support | Support |  | 1 |
| 12.07 | L module | HPE | H1K92A5 ZQC | HPE MSA ADS LTU Support | Support |  | 1 |
| 12.08 | L module | HPE | H1K92A5 ZQE | HPE MSA 2060 LFF Enclosure Support | Support |  | 1 |
| 12.09 | L module | HPE | H1K93A5 | HPE 5Y Proactive Care 24x7 wDMR SVC | Support |  | 2 |
| 12.10 | L module | HPE | H1K93A5 X01 | HPE HPSD price band 1 CDMR Service | Support |  | 2 |
| 14.01 | L module | Cisco | CON-SSNT-N9KC933F | 3Y SOLN SUPP 8X5XNBD Nexus 9300 with 96p 10/25G SFP+, 6p 100 | Support | 36 | 2 |
| 14.02 | L module | Cisco | MODE-NXOS | Dummy PID for mode selection | Software |  | 2 |
| 14.03 | L module | Cisco | NXOS-9.3.4 | Nexus 9500, 9300, 3000 Base NX-OS Software Rel 9.3.4 | Software |  | 2 |
| 14.10 | L module | Cisco | CON-ECMUS-N9SWADXF | SOLN SUPP SWSS NX-OS Advantage Lice | Support | 36 | 2 |
| 14.11 | L module | Cisco | C1A1TN9300XF-3Y | DCN Advantage Term N9300 XF, 3Y | Licensing - Subscription | 36 | 2 |
| 15.01 | L module | Cisco | CON-SSSNT-FPR2130W | SOLN SUPP 8X5XNBD Cisco Firepower 2130 NGFW Appliance, 1U, | Support | 36 | 2 |
| 15.02 | L module | Cisco | FPR2130T-TMC | Cisco FPR2130 Threat Defense Threat, Malware and URL License | Licensing - Subscription |  | 2 |
| 15.03 | L module | Cisco | L-FPR2130T-TMC-3Y | Cisco FPR2130 Threat Defense Threat, Malware and URL 3Y Subs | Licensing - Subscription |  | 2 |
| 15.05 | L module | Cisco | SF-F2K-TD6.3-K9 | Cisco Firepower Threat Defense software v6.3 for FPR2100 | Software |  | 2 |
| 15.13 | L module | Cisco | L-FPR2K-ASASC-5= | Cisco Firepower 2100 - Add 5 Security Context Licenses | Licensing - Perpetual |  | 6 |
| 15.14 | L module | Cisco | L-FPR2K-ENC-K9= | Cisco Firepower 2100 Strong Encryption (3DES/AES) | Licensing - Perpetual |  | 6 |
| 16.01 | L module | Cisco | CON-SNT-ISR4431S | SNTC-8X5XNBD Cisco ISR 4431 Sec b | Support | 12 | 1 |

Run v Change category.  Categories are: 1. Upkeep; 2. Minimum Update; 3. Major Update; 4. Major Upgrade.