BRIEF FOR PROJECT MANAGER FOR SOUND AND LIGHT PROJECT FOR THE TOWN HALL, MARKET PLACE, HENLEY ON THAMES

BACKGROUND INFORMATION

Henley Town Council is looking to up-grade the sound, vision and lighting systems into the Main Hall and the Council Chamber to make the Town Hall more flexible for existing and potential hirers. The Town Hall is used for a wide range of business and social events including civic dinners; wedding receptions and even boxing matches! The Town Hall is a listed building and any alterations will be subject to approval from the Conservation Officer and may require a planning application.

It is likely that the project will be carried out in phases with Sound first following by lighting.

STATUS OF CURRENT PROJECT

The previous Town Clerk and various Councillors have already completed a huge amount of background work. Quotes have been put together by four companies. A Consultant has reviewed the four quotes and given his recommendations. The budget was originally £80,000 but more recently the Councillors slashed the budget to £40,000. At least one of the quotes has been revised to come within the reduced budget figure.

The Councillors want to see value for money but they also want to make sure that this project is done well. They have asked the new Town Clerk to review the work done thus far and come up with a business plan to show that the investment in the Town Hall will show increased visitor satisfaction and possibly increased bookings over time.

Henley Town Council is therefore seeking a PROJECT MANAGER to perform a number of tasks:

| - REVIEW AND ADVISE | EVIDENCE |
| --- | --- |
| Review the Consultancy Report by Tim Horton (SFL Group) and bring HTC up to date with how changes in technology since Sep 2015 may alter the proposals – in particular the proposal from Henley Theatre Services which was recommended by the Town and Community Committee. The report should recommend a plan of action to deliver the sound upgrade and then a possible up-grade to the lighting facilities. Special attention will need to be given to the acoustics of the Town Hall. | - Review Horton report. - Brief Henley Theatre Services to review their second quote for sound only –budget £40k - Invite any other companies to quote on a like for like basis. - Suggest a solution to improve the acoustics. |
| - JUSTIFICATION OF THE ACTION PLAN |  |
| Liaise with major users of the Town Hall with individual needs. | Speak to: - Henley Literary Festival - Soundforce Big Band - Jazz Club - Recent Wedding reception - Other major users with different needs |
| Speak to Conservation Officer re the listed requirements of the Town Hall | Produce written notes from these meetings – recordings are allowed to get the detail correct. |
| Work with the Town Clerk to produce a business plan on potential usage of the building to support the investment. | Receive a tour of the Town Hall to consider other elements that may feature in the business plan – this work is on an advisory basis to assist the Town Clerk. |
| - SELECTION AND DELIVERY |  |
| Give professional support to the Town Clerk and the Councillors regarding selection of supplier. | Analysis of quotes/ attendance at Council meetings. |
| Liaise with Conservation Officer and submit a planning application if necessary | Recorded notes from meetings for Council archives. |
| Develop a Schedule of Works and time scale for Council approval | Recommend any contract details such as penalties for late delivery. |
| Progress the works | Regular up-dates to Town Clerk |
| Quality control and snag the finished works | Health and safety in the public building |
| Issue training and instruction to aid Town Hall staff and hirers. | User friendly documentation to allow self-help. |
| Phase 2 – Lighting to follow. |  |

EXPRESSIONS OF INTEREST ARE INVITED – CLOSING DATE 26 May 2017

PLEASE SEND TO MRS JANET WHEELER, TOWN CLERK/CHIEF OFFICER

TOWN HALL

MARKET PLACE

HENLEY ON THAMES

RG9 2AQ

Email: j.wheeler@henleytowncouncil.gov.uk

Telephone: 01491 630074