ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/EASE/CAHB/51 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: | Date: 09/02/2017 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Land at Pen Green |  |
| To: WYG Arndale Court, Otley Road, Headingley, Leeds, LS6 2UJ | Office: Bedford |  |
| Details of work required: Geotechnical Investigation, including intrusive tests (plus cable percussive and gas monitoring), Topographical Survey, Site Information plan, Tree Survey, Highways engineering advice, Ecological Survey |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 30/06/2017 Latest Target Date: 30/06/2017 |  |
| Notes: | Original Target Cost: 26000 Latest Target Cost: 26000 |  |
|  | Purchase Order Number: IT72643 |  |
| Originator Ref/Contact: Simon Dougall | Prepared By: Simon Dougall |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |