3304

# PROJECT INFORMATION for PRELIMINARY TENDER ENQUIRY

PROJECT:	THAXTED COACH PARK

1.	Project

The Employer wishes to invite tenders for an extension to an existing coach park to form a new car park.

2.	Description of Works

Extending existing car park including new kerbs, new drainage and new electrical charge points.

3.	Employer

3.1	Thaxted Parish Council

7 Town Street

Thaxted

Essex

CM6 2LD

4.	Employer’s Professional Team

4.1	Contract Administrator, Building Surveyor and Architect

Wilby & Burnett LLP

Provident House

123 Ashdon Road

Saffron Walden

Essex

CB10 2AJ

Contact:	Wayne Everitt

Telephone:	01799 513621

E-mail:		wayne@wilbyburnett.co.uk

and/or

Contact:	Lianne Toothill

Telephone:	01799 513621

E-mail:		liannetoothill@wilbyburnett.co.uk

5.	Location of Site

The site is located on the outskirts of Thaxted.

6.	Construction

N/A.

7.	Number of Tenderers it is Proposed to Invite

Six.

8.	Tender Documentation

Specification comprising Schedules of Work and drawings.

9.	Form of Contract

JCT Minor Works Building Contract 2016, including JCT Public Sector Supplement.

The Appendix to this Contract will be completed as follows:

Rectification Period	-	12 months

Insurance 5.3.2	-	£5,000,000

Insurance 5.4	-	Clause 5.4 Option C

Liquidated and Ascertained Damages	-	Thaxted PC to confirm based on lost revenue if delayed

Interim Certificates	-	Monthly

Retention	-	5%

10.	Examination and Correction of Priced Documents

Alternative 2 will apply - Confirm or Amend.

## 11	Execution of Contract

The Contract is to be executed as a Deed.

12.	Anticipated Date for Possession

September 2019

13.	Period for Completion of the Works

Tender A	-	8 to 10 weeks

or

Tender B	-	Alternative period to be proposed by the tenderer.

14.	Approximate Date for Despatch of Tender Documents

June 2019

15.	Tender Period

4 weeks.