Order Schedule 15 (Order Contract Management)

# Definitions

## In this Schedule, the following words shall have the following meanings and 	they shall supplement Joint Schedule 1 (Definitions):

| "Contract Manager" | the manager appointed in accordance with paragraph 2.1 of this Schedule; |
| --- | --- |

# Contract Management

## The Supplier and the Buyer shall each appoint a Contract Manager for the purposes of this Contract through whom the provision of the Services and the Deliverables shall be managed day-to-day. The Contract Manager for each of the Supplier and the Buyer at the Order Start Date shall be their Authorised Representative identified in the Order Form.

## The Parties shall ensure that appropriate resource is made available on a regular basis such that the aims, objectives and specific provisions of this Contract can be fully realised.

## Without prejudice to paragraph 4 below, the Parties agree to operate the Supplier Relationship Meetings as set out in Annex A to this Schedule.

# Role of the Supplier's Contract Manager

## The Supplier's Contract Manager shall be:

### the primary point of contact to receive communication from the Buyer and will also be the person primarily responsible for providing information to the Buyer;

### responsible for all administrative and managerial matters relating to the Contract and the Supplier Staff, Subcontractors, employed under the Contract;

### able to delegate his position to another person at the Supplier but must inform the Buyer before proceeding with the delegation and it will be the delegated person's responsibility to fulfil the Contract Manager's responsibilities and obligations;

### able to cancel any delegation and recommence the position himself; and

### replaced only after the Buyer has received notification of the proposed change.

## The Buyer may provide revised instructions to the Supplier's Contract Manager in regards to the Contract and it will be the Supplier's Contract Manager's responsibility to ensure the information is provided to the Supplier and the actions implemented.

## Receipt of communication from the Supplier's Contract Manager by the Buyer does not absolve the Supplier from its responsibilities, obligations or liabilities under the Contract.

# Contract Risk Management

## Both Parties shall pro-actively manage risks attributed to them under the terms of this Order Contract.

## The Supplier shall develop, operate, maintain and amend, as agreed with the Buyer, processes for:

### the identification and management of risks;

### the identification and management of issues;

### monitoring and controlling project plans; and

### monitoring and disclosing to the Buyer any risks allocated by the Supplier to their supply chain.

## The Supplier allows the Buyer to inspect at any time within working hours the accounts and records which the Supplier is required to keep.

## The Supplier will maintain a risk register of the risks relating to the Order Contract which the Buyer and the Supplier have identified.

# Additional Time

## The Supplier shall be entitled to additional time if and to the extent that Delivery is or will be delayed by:

### a Variation (unless additional time has been agreed under Clause 24 of the Core Terms (Changing the contract));

### an Authority Cause; or

### a cause of delay giving the Supplier an entitlement to additional time under any other clause of the Contract.

## If the Supplier considers itself to be entitled to additional time for Delivery, the Supplier shall give notice to the Buyer in accordance with Clauses 5.2 and 25 of the Core Terms. On receipt of such notice the Buyer shall give additional time to the Supplier by fixing such later date for Delivery as the Buyer estimates to be fair and reasonable. When determining each entitlement to additional time under this Paragraph, the Buyer shall review previous determinations and may increase, but shall not decrease, the total additional time.

Annex A: Supplier Relationship Meetings

- Supplier Relationship Meetings

  - The Parties agree to operate the Supplier Relationship Meetings in accordance with the terms of reference set out in this Annex A.

  - The purpose of the Supplier Relationship Meetings will be to review the Supplier’s performance under this Contract.

- Attendees and Stakeholders

  - The following Supplier and Buyer representatives and personnel are required to attend Supplier Relationship Meetings:

- Contract Manager (Supplier)

- Contract Manager (GPA)

- Health and Safety Lead (Supplier)

- Whitehall Systems Manager (GPA Workplace Services)

- Head of Whitehall Systems (GPA Workplace Services)

- Technical Services Manager (GPA Workplace Services)

- WSC Commercial Lead (GPA commercial lead)

  - In the event that either Party wishes to replace any of its representatives as set out in para a. above, that Party shall notify the other in writing for approval by the other Party (such approval not to be unreasonably withheld or delayed). Each Buyer representative board member shall have at all times a counterpart Supplier representative of equivalent seniority and expertise.

  - Each Party shall ensure that its representatives shall make all reasonable efforts to attend Supplier Relationship Meetings where their attendance is required. If any such representative is not able to attend a meeting, that person shall use all reasonable endeavours to ensure that a delegate attends the Supplier Relationship Meeting in his/her place (wherever possible) and that the delegate is properly briefed and prepared and that he/she is debriefed by such delegate after the meeting.

- Materials and Discussion

  - The Buyer shall determine the material to be provide and the agenda items for discussion at each Supplier Relationship Meeting, which may include but are not limited to:

- Contract documents

- Supplier recruitment drives

- Key changes in supply chain/Key Sub-Contractors

- PPM delivery

- O&M Records (see paragraph 1.3.11 of the Specification)

- Work Orders - Failed and Reasons Why (incl. actions by the Supplier to address these)

- Delivery Trends and analysis (e.g. top 5 reactive works), and an analysis over the previous 3/6/12 months of delivery

- Monthly Contract Management & Delivery Compliance Audit, including monthly performance reports on the Supplier's Performance Self-Monitoring and reporting on the Supplier's compliance with paragraph 1.11 (Performance Self-Monitoring) of the Statement of Requirements.

- Reporting of Supplier performance data in the format agreed during the Mobilisation Period in accordance with paragraph 1.12 (Reporting Supplier Performance Data and Associated Information) of the Specification.

- Contract Risk Registers including the Supplier's risk register maintained in accordance with paragraph 4 of this Order Schedule 15 and paragraph 1.8 of the Specification

- Supplier contract spend reports in the format and including the information and at the frequency required by the Customer

- Action and Decision Log in the format and including the information required by the Customer

  - The agenda for each Supplier Relationship Meeting will be determined by the Buyer and may include the items listed in paragraph a. above and focus on outcomes such as:

- the Supplier's delivery of the Services in accordance with the Statement of Requirements including performance monitoring against any Service Level Agreements and KPIs; addressing any persistent underperformance;

- Supplier reporting in accordance with this Order Contract including paragraph 1.10 of the Specification;

- review and agreement of the Charges for any Billable Works which are excluded from the Inclusive Repair Threshold pursuant to paragraph 6.7 of Order Schedule 25 (Billable Works);

- any review and updating of the Lifecycle Replacement Model in accordance with paragraph 1.3 of the Specification;

- consideration of any Variations proposed under the Variation Procedure;

- analysis of performance and identification of trends; and

- approval of any Contract Plans and/or any changes thereto.

- Administration, Format, and Frequency of Meetings

  - The Supplier Relationship Meetings will be:

- chaired by a GPA Whitehall Systems Manager; and

- held on a monthly basis.

  - The agenda and supporting papers for each Supplier Relationship Meeting set out in Paragraph 3 (Materials and Discussion) above will be made available by the Buyer to the Supplier at least 3 Working Days in advance of the meeting.

  - Decisions and actions will be minuted by the Buyer.