# Annex A

| Title of project: | Marine Recorder Online development continuation |
| --- | --- |
| Date and time for return of tenders: | Thursday 22nd February 2024 @16:00 hours GMT |
| Contract Reference No: | C23-0262-1860 |
| Address for tender submission: | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk or QuotationResponse@jncc.gov.uk or FrameworkResponse@jncc.gov.uk (Please only pick one address) PLEASE DO NOT SEND TENDERS DIRECTLY TO GRAEME DUNCAN, JON PARSONS OR SHARON JOYCE VIA THEIR PERSONAL EMAIL ADDRESSES, AS THIS WILL INVALIDATE YOUR TENDER Tender responses must be less than 10 MB in size. On receipt of your tender, you will receive an automated e-mail to confirm receipt by JNCC Support Co. If you do not receive this automated email, please contact, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Contacts for technical information relating to this project specification: | Graeme Duncan Joint Nature Conservation Committee Email: Graeme.Duncan@jncc.gov.uk Tel: 00 44 1733 866915 OR Jon Parsons Joint Nature Conservation Committee Email: Jon.Parsons@jncc.gov.uk Tel: 00 44 1733 866827 |
| Contact for any queries regarding the tendering procedure: | Finance and Planning Team Joint Nature Conservation Committee Email: @jncc.gov.uk or contractqueries@jncc.gov.uk Telephone: 01733 866894 |
| Proposed start-date: | 1st April 2024 |
| Proposed end-date: | 31st March 2026 |

Annex A for the continuing development of Marine Recorder Online

Contents

1.	Joint Nature Conservation Committee	4

2.	Project Aims	4

3.	Project Background	4

The existing system	4

Data management application	5

Reporting application	6

Users, roles and administration	6

Technology stack and components	7

Overall architecture diagrams	9

Staging and Live setup	9

Scientific data structure	9

Requirements collection, prioritisation, and agile development	10

Links to other systems	10

4.	Project governance groups	11

5.	Objectives and work packages	12

6.	Outputs	12

7.	Project management methods	13

8.	Ongoing product specification	13

Development scope and functional requirements	13

Non-functional requirements	13

Data protection	14

9.	Hosting and ongoing support	14

10.	Budget	15

11.	Potential follow-on work	15

12.	Dissemination	15

13.	Timescale	16

14.	Health and safety	16

15.	Project management	16

16.	Instructions for tender submission	17

17.	Evaluation Criteria	18

18.	Payment	19

19.	Additional Contractor requirements	19

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation. Its work contributes to maintaining and enriching biological diversity, conserving geological features and sustaining natural systems.

Our role is to provide evidence, information and advice so that decisions are made that protect natural resources and systems. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally;

providing advice and disseminating knowledge on nature conservation issues affecting the UK and internationally;

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on the JNCC website: https://jncc.gov.uk/about-jncc/

## Project Aims

This contract aims to build upon the initial minimum viable product (MVP) release of the “Marine Recorder Online” multi-organisation cloud-based benthic data management (and analysis) solution. Currently under contract for initial development until March 2024, the initial MVP is expected to be released by 31st March 2024. It is therefore intended that this contract will provide ongoing improvements including implementing tweaks to existing functionality and developing new functionality, as prioritised and agreed by the Marine Recorder Steering Group, comprised of the public and third sector organisations that hold tenancies within the application (henceforth ‘custodians’).

## Project Background

### The existing system

Marine Recorder Online is a cloud-based multitenant marine benthic biodiversity data management system. It has been built as a redevelopment against the niche and use cases of the previous “Marine Recorder” desktop solution, but has been built from the ground up on modern Azure architecture and from a user-story centric agile approach. It has not necessarily aimed to directly duplicate all functionality within the old application.

The system is used by all of the UK Statutory Nature Conservation Bodies (SNCBs; JNCC, Natural England, NatureScot, Natural Resources Wales, DAERA), along with key marine NGOs, who provide high quality marine benthic survey evidence for UK reporting.

The online application provides the central collation, storage, querying and dissemination of spatial marine benthic biodiversity from a range of custodians, stored against a consistent data structure and metadata/vocabularies across all organisations to enable both effective active-data management, and cross-organisational interoperable data for large-scale data analyses regardless of the source.

With this in mind, the system has been designed with two faces. The first is an application for active data management, ensuring records are updated and errors are swiftly corrected, and enabling custodians to quality control and sign-off data before being released for sharing and use in analyses.

The second is a reporting application, containing those records which have been signed off and published from the management system, and then collated across all tenancies for active use in analyses and reporting.

### Data management application

The core workhorse of the system, the data management application, provides the means to maintain data quality through amendment of existing (historical) records and entry of new records.

The application here is strictly tenanted with each custodian having control over their own siloed data.

Users with “data editor” roles undertake the bulk of the entry, updating and deletion of data to ensure good data management, with “data manager” roles taking responsibility for overall quality control of the data.

Data can be entered on a record-by-record basis through a webform, via excel import templates which mimic the underlying data structure, or via a CRUD REST API which is access token controlled.

Figure 1: Standard Marine Recorder "Survey" metadata entry form

Within the data management environment, data can be queried using a simple query builder for quality control and review purposes. Within this, a user selects the lowest “root” table of the data structure which they are interested in, and can then select from and filter on this table and related parent tables.

Figure 2: Marine Recorder Data Management Query tool

A crosstab/pivot style data export of biotope and species records is also available for enhanced QC investigations.

Signoff of datasets is restricted to users with the “data manager” role within the tenancy as part of the controlled publication process, at which point the data are locked to prevent overspill edits, and data are scheduled to flow into the reporting application overnight.

### Reporting application

The reporting application is the point of access for analysts and other end users, from which they can obtain quality controlled and signed off datasets from across all custodians. Data from the individual management tenancies is collated into a single UK view and presented to the user based on their access permissions (derived in part from their permissions on the management site) and the restriction level that the custodian has set on a per survey basis.

From the UK-collated data, users are able to perform simple queries via the Query module, including geospatial filters based on user-defined search areas and export the resulting table.

For more complex queries, users are able to download a snapshot of the full database in an open format (Spatialite or Geopackage), to undertake complex offline analysis within their preferred analysis environment.

A read-only REST API is also available for direct interaction.

The current application (in development) can be demonstrated through the staging sites on request.

### Users, roles and administration

In order to access Marine Recorder tenancies an individual needs to have a login consisting of a (unique) email address and password. Usage of the system is restricted to invited users only, and every new user within the management application has to be approved by and set up on the system by a system administrator (JNCC will be the system administrator for the duration of this contract).

User accounts are system wide (rather than per tenant). Once a user has an account, they are granted access to the tenancies via user roles. In brief these are:

- Data viewer: View only access to all data within a tenancy.

- Data editor: Create, view, edit and delete access to all data within a tenancy.

- Data manager: As data editor, but with the ability to publish surveys into the reporting application and assign delegate editors to surveys.

Within the application, two more per-survey roles exist: “delegate viewer” and “delegate editor”. These roles have view and edit rights respectively to only those surveys (and the data they contain) within the tenancy to which they have been assigned by a Data Manager. These roles are predominantly used for restricted access and data entry contract purposes.

### Technology stack and components

The applications are based on Microsoft Azure, and whilst all novel foreground materials generated under development for Marine Recorder are owned by JNCC and licensed openly, the technology stack contains a number of modules and libraries to aid in its functionality.

These libraries are listed in the table below.

| Theme | Components |
| --- | --- |
| APIs | AutoMapper.Extensions.Microsoft.DependencyInjection |
| APIs | Microsoft.AspNetCore.OpenApi |
| APIs | MinimalApi.Endpoint |
| APIs | Swashbuckle.AspNetCore |
| APIs | Swashbuckle.AspNetCore.Annotations |
| APIs | Swashbuckle.AspNetCore.SwaggerGen |
| ASP .NET Core | ASP.NET Core |
| ASP .NET Core | Microsoft.AspNetCore.Authentication.JwtBearer |
| ASP .NET Core | Microsoft.AspNetCore.Diagnostics.EntityFrameworkCore |
| ASP .NET Core | Microsoft.AspNetCore.Identity.EntityFrameworkCore |
| ASP .NET Core | Microsoft.AspNetCore.Identity.UI |
| ASP .NET Core | Microsoft.EntityFrameworkCore.SqlServer |
| ASP .NET Core | Microsoft.EntityFrameworkCore.Tools |
| ASP .NET Core | Microsoft.VisualStudio.Web.CodeGeneration.Design |
| Dapper | Dapper |
| Dapper | Z.Dapper.Plus |
| Email | AWSSDK.SimpleEmail |
| Excel generation | EPPlus |
| Hangfire | Hangfire.AspNetCore |
| Hangfire | Hangfire.Core |
| Hangfire | Hangfire.Dashboard.BasicAuthorization |
| Hangfire | Hangfire.SqlServer |
| Hangfire | Hangifre.Pro |
| jQuery | jQuery |
| jQuery | jQuery Validation |
| jQuery | Unobtrusive validation support library for jQuery |
| Logging | Serilog |
| Logging | Serilog.AspNetCore |
| Logging | Serilog.Enrichers.Environment |
| Logging | Serilog.Enrichers.Process |
| Logging | Serilog.Enrichers.Thread |
| Logging | Serilog.Extensions.Hosting |
| Logging | Serilog.Sinks.Console |
| Maps | Leaflet |
| Maps | Microsoft.EntityFrameworkCore.SqlServer.NetTopologySuite |
| Maps | mod_spatialite |
| Maps | NetTopologySuite.Core |
| Maps | NetTopologySuite.IO.GeoJSON |
| Maps | NetTopologySuite.IO.GeoJSON4STJ |
| Maps | Wicket |
| Multi tenancy | Microsoft.Azure.SqlDatabase.ElasticScale.Client |
| Security | HtmlSanitizer |
| Reporting | Azure.Storage.Blobs |
| Reporting | Microsoft.Data.Sqlite |
| Reporting | Microsoft.EntityFrameworkCore.Design |
| Reporting | Microsoft.EntityFrameworkCore.Sqlite |
| Reporting | Microsoft.EntityFrameworkCore.Sqlite.Core |
| Telerik | Telerik.UI.for.AspNet.Core |

The applications are written under a .NET Core Framework with UI components primarily provided by Telerik. The geospatial aspects on web forms are provided by Leaflet via the UI with the main workhorse on the backend being NetTopologySuite.

Licensing costs for required libraries are paid for through the separate Support and Hosting contract (outside the scope of this contract).

New developments are expected to fit within the existing technology stack where possible and continue along the same strategy of maintaining minimal licensed libraries. Any additional libraries required for development of new functionality require approval before being implemented to ensure that value-for-money is being maintained.

### Overall architecture diagrams

The basic live system architecture of the applications is shown below, illustrating the multi-tenant solution:

Figure 3. Basic live system architecture

The ‘catalog’ database is used to direct data access requests from the application to the relevant tenant database. Most system administration tasks are performed in the ‘reference’ database, which is also accessed using the same application, meaning that users will not be aware that data is stored in multiple databases. The ‘template’ database would serve as a basis for adding new tenants (organisations) but this is planned as a future feature only.

One database then exists for each tenant. A nightly process will copy approved published data into a dedicated reporting database served by the reporting application.

Elastic Pools – All the tenant databases are contained within an elastic pool, which allows databases to share resources and is an effective way to reduce overall cost (while ensuring a good level of performance). These are especially useful when databases see relatively infrequent spikes of high activity.

The elastic pool can be configured with an amount of resources provisioned to satisfy the spike in activity of any one tenant and can offer a considerable cost saving versus provisioning resources individually to each tenant.

Additionally, it will be feasible to create more than one elastic pool to group together tenants based on expected resource usage and then to allow cross-charging based on a proportion of the cost of the elastic pool to which the tenant belongs.

Per Tenant Database Restore – By adopting a database-pre-tenant approach, restoring data on a per-tenant basis is achieved by restoring from that tenant’s database backup files and would not affect any other tenant.

### Hosting environment

The hosting environment azure infrastructure configuration for the Alpha version of the system, currently in development, can be seen in the two diagrams below:

3.4 Figure 4. Hosting environment databases

Figure 5. Hosting environment infrastructure and relationships

### Staging and Live environments

Two instances of the system are maintained, a staging environment for user testing and feedback, especially around new releases, and a live production environment for active use.

These are maintained under the support and hosting contract and will be available for use during the development process. Provision of development environments will be expected to be managed by the successful developer under this contract.

Provision of access to all required staging and live resources and environments will be undertaken at the commencement of the contract.

### Scientific data structure

A simplified table entity relation diagram of the main “recording” tables in the system can be seen below in Figure 6.

Figure 6: Simplified view of the scientific data table structure within the application. Square brackets indicate entity not yet developed/implemented.

The primary parent/root entity in the structure is a Survey, a dataset record that holds a variety of broad metadata about the survey/dataset itself. It is the core record against which IPR, access permissions and publication decisions are made against, these decisions affecting all data underneath.

A survey is separated into one or more survey events, dictating an individual broad event in the survey such as the deployment of a remotely operate vehicle (ROV) or grab equipment. These events are then divided further into Sample events and the Replicates which hold the taxonomy and sediment data.

A nuance of the system is the inclusion of Biotope information against the sample.

Around these core scientific data lie tenant-independent reference tables, containing the various Methods used by replicates, referenceable Locations relevant to the survey events, Projects under which the surveys were performed, and Persons that were involved in the survey such as surveyors or taxonomic experts.

Finally, all tenancies have read-only access to the core reference tables controlled by the system administrator, which drive the value constrained fields across the application, allowing all tenancies and their custodian organisations to use common vocabularies and terms.

An example data structure export in MS Excel form, showing entities, column names and types can be provided on request.

### Links to other systems

Standardisation of taxonomic terms within the system is handled by an internally cached Taxon dictionary, with taxa identified by the standard “aphiaID” provided by the Marine Species of British Isles and Adjacent Seas (MSBIAS), a subset of the World Registry of Marine Species (WoRMS). Whilst held internally within the system, this internal taxon dictionary is updated through the API based on current taxonomic statuses in MSBIAS and WoRMS on a weekly basis, taking into account new species identified in British waters and updated accepted synonyms of taxa. Due to the multitenant architecture, this updated dictionary is then immediately accessible to all custodians for use.

DASSH, a data archive centre under the UK MEDIN initiative, is working towards accepting Marine Recorder outputs directly into its archival database, significantly reducing archiving resource requirements from the Marine Recorder custodians. All subsequent work must be undertaken with compatibility of DASSH and MEDIN in mind.

## Project governance groups

The Marine Recorder steering group (formed from both domain and technical experts within the custodial organisations) continues to provide an overall steer on the development of Marine Recorder Online.

JNCC maintains overall project coordination, providing a Project Manager, maintaining general oversight and milestone/budget tracking, and a Product Owner, acting as liaison between the developers and user groups, maintaining developmental priorities and providing an initial source of feedback. JNCC also provides facilitation with the UK government governance bodies on system development.

During development sprints (or sprint themes in the case of multiple sprints feeding into a single area of functionality), the steering group is asked to provide representatives to form a sprint working group. The sprint working group has direct technical input into the specific development decisions of the sprint, feeding further user stories,  requirement clarifications, organisational dependencies and preferential direction during the initial Sprint Startup. They continue to be the primary source of user-feedback through the sprint process, facilitated by the Product Owner to swiftly answer any development questions posed from the developer, and are responsible for acceptance testing and signoff of the sprint after the Sprint Review meeting.

## Objectives and work packages

The overarching objectives of this contract are:

- Provide expert feedback against proposed functionality, highlighting risks, alternatives and suitable solutions in collaboration with the Product Owner and sprint working groups

- Deliver functionality improvements to the current Minimal Viable Product system that are satisfactorily received by the sprint working groups and steering group.

- Release functionality improvements to the staging site for coordinated user testing.

- Review and rectify high priority issues (either bugs or shortfalls in anticipated functionality) reported through testing of new functionality by the sprint working groups, prior to release.

- Release approved functionality improvements to the live site at a set release schedule (to be discussed between JNCC and the Contractor) and assist in creating/updating user documentation for new functionality.

- Provide adequate sprint management documentation to enable auditing of decisions made during the sprint planning process and throughout the sprint.

- Provide an external penetration testing contractor with access to the system for in-depth and automated monthly security tests, and ensure high or medium security issues are rectified.

- Work with an external accessibility testing contractor to ensure that any accessibility non-compliance is addressed, or adequately documented in a statement of compliance.

The project’s objectives will be delivered through the following work-packages:.

WP1 – Sprint management and administration.

WP2 – New functionality development within the reporting and data management applications.

WP3 – Improvement and streamlining of existing functionality within the reporting and data management applications.

WP4 – Deployment of releases and user documentation.

WP5 – Security and accessibility improvements.

We envision that these work-packages could be superseded by a more detailed project plan provided by the prospective supplier.

## Outputs

- Fully documented sprint management, including sprint startups and reviews, a sprint plan and release schedule.

- Managed development ticket environment (such as Microsoft Devops) for work item prioritisation, status tracking and liaison with Product Owner.

- Technical assistance towards user documentation / knowledgebase of the system.

- Novel (JNCC owned open) source code as developed under the contract.

- Deployed code into the hosted infrastructure.

- Diagrams of the (updated/improved) technology stack and architecture, as required.

## Project management and development approaches

The MVP system is currently being developed through an Agile project management approach, with planned thematic sprints producing initial functionality for testing by the sprint working groups. This has proven very successful in mitigating risk from unknown functionality nuances and novel areas of the application, and as such JNCC wish to continue this approach with the successful Contractor under this contract. Alternatives with justification are, however, welcomed.

As stated in section 4, JNCC will provide both client-side Project Manager and Product Owner roles, with the Product Owner being the main source of contact for the development team. The Product Owner is experienced in the vision and aims of the system and will act as both liaison with the user groups, and as a preliminary subject matter expert.

User stories will continue to be collected through workshops with the user base and from suggestions received through the application support desk. These will be continually prioritised throughout the ongoing development. Close liaison between the Product Owner and lead developers will be required to pre-empt development risks ahead of sprint planning to ensure that sprint planning remains a delivery-focused rather than feasibility-focused activity, and that the overall pace of development pace is maintained.

JNCC will also source and manage external accessibility and security testing of novel functionality within application as required. Where further development is needed to rectify accessibility and security issues, these will be prioritised amongst functionality improvements and incorporated into the sprint plan.

## Ongoing product specification

### Development scope and functional requirements

Examples of currently collated remaining user stories awaiting prioritisation and scheduling for development can be found in the attached user_stories.xlsx spreadsheet.

This is not an exhaustive list of requirements as further user stories are likely to arise during the completion of the MVP system and subsequent user story review.

The detailed functional specification for this contract is therefore dynamic and will be set by the sprint planning process, ensuring that suitable functionality is built into each sprint from the list and is delivered effectively.

As a broad picture, common themes for user stories include:

- Schema changes to the scientific data structure, for example:

  - adding new fields to account for new metrics associated with entities.

  - adding new entities to account for new data types (e.g. Litter).

  - (backward compatible) changes to validation and constraints on the data.

- Improved Data Management tools:

  - Improved bulk edit functionality.

  - Additional quality assurance tools for data entry (duplicate record detection, range warnings).

  - Dataset metrics.

- Improvements to the import system

  - Greater flattening of the import spreadsheets to allow for safe and robust imports against more than one table simultaneously.

  - Import in a wider range of formats.

- Improvements to export functionality

  - Increasing the breadth of APIs according to user-driven demand for specific types of query.

### Non-functional requirements

The overarching non-functional requirements of the system remain as follows.

Accessibility. The system should be compliant to at least WCAG “A” level accessibility, where possible, providing alternative text, help tips and a clean visual appearance. However, if possible within the available initial build budget, AA accessibility would be preferable.

Backups/Disaster recovery. The system must have the ability to recover from severe data corruption/loss through a backup system, must be implemented per tenant. Backups will be taken at an agreed frequency and retention through continuing discussion with the user group considering cost implications.

Backwards compatibility. The system must be compatible with the data model (after transformation) of the current Marine Recorder.

Future proofing. The system must be extensible, allowing for additional parameters and fields to be added to the data model as survey techniques change, and allow for the ability to extend the model to further tables.

Geographic data. The system must hold true geospatial data.

Legislation. The system must be compliant with the NCSC – National Cyber Security Centre – 14 Cloud Security Principles and be GDPR compliant by design.

Performance. The system must be appropriately available, excepting planned downtime for development and scheduled tasks, which will be agreed with the project governance groups. It should provide adequate performance levels to allow a user to manage and analyse their data without significant impairment.

Permissions/security. The system must be secure against the most common forms of attack (e.g. SQL injection) and incorporate a suitable access and permissions model which enables organisations to confidently manage their own data and ensure that users outwith their organisation cannot accidentally or maliciously alter their data.

Scalability. The system must be scalable to allow for both additional data held within organisations as use increases, and increased numbers of organisations using the system as more custodians and stakeholders join the Marine Recorder community.

Usability. The system should be documented, providing all information that users and administrators require in order to competently interact with all aspects of the system. User interfaces should be fully descriptive and laid out in a manner that guides the user along the process required to enter/edit/view data.

### Data protection

The system captures and stores personal information in both user and scientific data, from multiple organisations. Access control to data and protection of data is therefore at the heart of the new system and it should continue to follow a privacy by design approach and comply with the GDPR and PECR legislation.

JNCC has conducted an internal Data Protection Impact Assessment (DPIA) for this project which can be provided on request.

## Hosting and ongoing support

This contract covers software development of the application only. Hosting of staging and live system environments and infrastructure and software support are outside the scope of this contract and procured independently.

Deployment of new software releases to the staging and live environments will form part of this contract.

It is expected that the developers will work alongside the hosting and support providers to ensure that the requirements of the end-users are met in a timely fashion, software deployment continues seamlessly, and system integrity is maintained.

## Budget

The overall budget for this project is up to £100,000 including VAT, with up to £50,000 in year 1 and up to £50,000 in year 2. Work within each financial year will be scoped, budgeted and scheduled on a call-off-basis. It should be noted that this project’s budget and work will be scheduled “as-required”, therefore the full budget may not necessarily be spent.

As our preferred software development approach is Agile, the maximum budget is fixed but the deliverables are variable, with JNCC assessing the Contractor’s performance and quality of work to ensure that value for money is maintained. As outlined above, the development specification will be determined through the prioritisation of user stories by the project governance groups.

Close liaison with the JNCC Product Owner and Project Manager will be required to ensure that, in the case of sprint scope creep and overflow, or unforeseen complexities during development, a pragmatic solution is realised, and functionality is still delivered and deployed at end-of-sprint.

## Potential follow-on work

Tenderers should be aware that there is the potential for the successful Contractor to be requested by JNCC to undertake additional work under this contract into the financial year 2026/27 as follows:

- Continued development of additional user stories as identified by the steering group, as required.

Please note however that the potential for additional work to be undertaken is subject to a continuing need, availability of funds, signoff by relevant governance pathways and satisfactory Contractor performance. For the avoidance of doubt, no guarantee can be given, that you will be asked to undertake the potential additional work outlined within this Annex A document. Tenderers are not asked to provide detailed project plans for this follow-on aspect at this stage.

## Dissemination

If all code generated within this project should be retained under source-control, the location of which will be agreed between JNCC and the successful Contractor at project start-up.

All novel code and other foreground materials will be owned by JNCC/the Marine Recorder community. Use of proprietary/licensed code and/or libraries as value-for-money alternatives to novel development is a possibility but must be approved by JNCC before any work utilising them commences.

## Timescale

Provisional dates for delivery of the contract outputs are set out below. Exact dates are to be agreed at start-up meeting based on the availability of the Contractor, JNCC staff and relevant project governance groups. The timing of sprints (within each year of the contract) will be discussed at the start-up meeting, but JNCC anticipate at least one sprint taking place in the first quarter of each financial year.

| Milestones | Provisional dates |
| --- | --- |
| Contract commences / project initiation | 01/04/2024 |
| Developer onboarding (if required) | 02/04/2024 |
| Development startup meeting (work priorities, sprint planning) | 08/04/2024 |
| Mid-year 1 progress review | 31/10/2024 |
| End-of year 1 review and forward look to year 2 | 31/03/2025 |
| Mid-year 2 progress review | 31/10/2025 |
| End of contract/work retrospective | 31/03/2026 |

As part of the tender submission, bidding parties should indicate the number and duration of sprints they plan to complete within each year (up to the budget outlined in section 10), and the developer resource being assigned to each sprint.

## Health and safety

The Contractor is expected to follow appropriate Health & Safety procedures and undertake appropriate risk assessments, evidence of which should be supplied to JNCC.

Any incidents occurring within the contract should be immediately reported to JNCC.

## Project management

The Contractor shall nominate a project manager, who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Graeme Duncan (Product Owner)

Email: Graeme.Duncan@jncc.gov.uk

Tel: +44 (0)1733 866915

Hugh Wright (Project Manager)

Email:  Hugh.Wright@jncc.gov.uk

Tel: +44 (0)1733 866842

## Instructions for tender submission

The tender submission should include the following:

A summary of the potential Contractor’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract. This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 17) and include any proposed libraries, frameworks and/or software that would likely be used;

Any identified risks associated with the potential project (including user stories and data model) and mitigations against them;

A project plan (including Gantt chart), including the proposed work programme and an estimate of time required to achieve each objective;

Details of the Contractor’s own internal Quality Management System;

Details of the Project Team, including their roles and experience, an estimate of their time input into each task, and CVs of all personnel involved in the contract;

Overall quote for the contract, to include:

  - Daily rates for all members of the Project Team;

  - Number and duration of sprints within each year, and the developer resource assigned to each sprint;

  - Rates for attending start-up, interim and final meetings ;

  - Separate estimated time and cost requirements for developer onboarding (getting up to speed with the current system and codebase);

  - Identification of accessibility costs to meet A and AA accessibility ratings;

  - Any software and user access licences;

  - Costs and time allocation should be clearly allocated to specific work packages within this contract; and

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and to provide their company’s VAT registration number.

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates; and

  - Copies of any appropriate risk assessments.

  - Copies of any environmental policies should you have them.

In addition, note that the tender submission should provide sufficient information to allow assessment against the criteria outlined in Section 17.

For information on how we handle personal data please see our Privacy Notice at http://jncc.defra.gov.uk/privacypolicy

## Evaluation Criteria

JNCC are not bound to accept the lowest priced or any tender.  Having the technical expertise and experience to complete the work to a high standard, and being able to complete it within the timescale, are of the essence for this contract.

The tender evaluation will be undertaken by a panel consisting of JNCC staff across different skill bases, and may include members from the Marine Recording Steering Group if requested by Steering Group members.

Tenders will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Max Score | Score |
| --- | --- | --- | --- |
| 1. Quality of proposal, (45% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal (particularly work plan and deliverables) | 5 |  |
|  | Understanding of, and relevance to, the requirements (in particular, the adequacy of outputs, understanding of similar specialist biological recording systems and online database management solutions, and specific tailoring to the themes and user stories specified in section 8 above and in the user stories spreadsheet attached) | 15 |  |
|  | Soundness and logicality of methods | 10 |  |
|  | Realism and measurability of milestones | 5 |  |
|  | Identification and proposed solutions to potential problems/risks | 5 |  |
|  | Proposed project management method | 5 |  |
|  | Sub Totals | 45 |  |
| 2. Details of Contractor (35% of the total for the three assessment categories) |  |  |  |
|  | Expertise, experience and balance of team across all work package areas, including proven track record with similar systems | 25 |  |
|  | Size of the team and risks if important team members drop out | 10 |  |
|  | Sub Totals | 35 |  |
| 3. Cost (20% of the total for the three assessment categories) |  |  |  |
|  | Number of staff days put towards development and the cost of these staff proportional to their experience with relevant systems. | 15 |  |
|  | Clarity and level of non-development costs (e.g. staff onboarding time, project management costs, overheads and/or software costs) for delivery of the work. | 5 |  |
|  | Sub Totals | 20 |  |
| Total score |  | 100 |  |

## Payment

Payment can be made on completion of the deliverables (on a sprint-by-sprint basis), or at interim milestones on agreement with the contractor, following the submission of an invoice(s); and based on satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Product Owner and Project Manager.

## Additional Contractor requirements

All tenderers are requested to carefully read the Terms and Conditions applying to this contract.

The Contractor is expected to supply all necessary equipment, software, licences (where not stated above) etc. to carry out the obligations required under the contract.

https://www.marinespecies.org/msbias/

https://marinespecies.org

https://www.dassh.ac.uk/

https://www.medin.org.uk/