CONTENTS

1.	PURPOSE	2

2.	BACKGROUND TO THE CONTRACTING aUTHORITY	2

3.	Background to requirement/OVERVIEW of requirement	3

4.	definitions	3

5.	scope of requirement	4

6.	The requirement	6

7.	key milestones	7

8.	authority’s responsibilities	8

9.	reporting	8

10.	volumes	8

11.	continuous improvement	8

12.	Sustainability	8

13.	quality	9

14.	PRICE	9

15.	STAFF AND CUSTOMER SERVICE	9

16.	service levels and performance	9

17.	Security requirements	13

18.	intellectual property rights (ipr)	13

19.	payment	13

20.	additional information	14

21.	Location	14

ANNEX 1  - HM TREASURY GROUP – TRAVEL AND EXPENSES POLICY ……………..15

# PURPOSE

## To contract with a Supplier for the purposes of capturing an evidence based and up to date assessment of the costs of deploying and maintaining the following digital infrastructure options as alternatives or in combination:

## Fibre to the home/premise (FTTH/P);

## G.fast (and subsequent copper based technological advancements);

## DOCSIS 3.1 (and subsequent cable based technological advancements);

## Fixed to the locale wireless.

# BACKGROUND TO THE CONTRACTING aUTHORITY

## The Authority provides the government with impartial, expert advice on major long-term infrastructure challenges. It has been operating in interim form since October 2015 and was established permanently as an Executive Agency of HM Treasury on 24 January 2017.

## The Authority’s relationship with government is set out in a published Charter. This explains that it must carry out its work in accordance with a remit (and terms of reference for specific studies) set by the government, but in all other respects it has complete discretion to determine independently its work programme, methodologies and recommendations, as well as the content of its reports and public statements. A mutually agreed Framework Document provides further details of the Authority’s working relationship with government.

## The Government has outlined the high-level objectives of the Authority as follows:

## (1) Support sustainable economic growth across all regions of the UK;

## (2) Improve competitiveness;

## (3) Improve quality of life.

## Each Parliament, the Authority will deliver a National Infrastructure Assessment (NIA). This will examine the UK’s long-term strategic infrastructure needs and produce recommendations to address them across six different infrastructure sectors. These are transport, energy, digital communications, water and wastewater, solid waste, flood risk management. The NIA will also consider the interdependencies between different infrastructure systems and their interaction with the built environment.

## This study is the National Infrastructure Assessment (NIA). The delivery of the NIA will be overseen by the Authority’s Commissioners, and able to commission research and call for evidence from public sector bodies and private sector experts.

## The NIA will consist of two stages: Vision and Priorities, identifying the vision and long-term infrastructure needs, to be published in mid-2017 and the final National Infrastructure Assessment (NIA), a roadmap of recommendations including both on policy and infrastructure solutions, to be published in early 2018.

## In 2016, the Authority launched a consultation in order to develop the process and methodology for the NIA. The responses to the consultation, as well as HM Treasury’s response to its consultation on the Authority, can be found here. There is currently an open call for evidence for the NIA, the details and questions can be found here.

## The Authority’s remit also includes in-depth studies. Since the Authority’s inception, it has produced a number of reports which include: Transport for a World City, Smart Power, Northern Powerhouse, an interim report on Oxford-Cambridge-Milton Keynes Growth Corridor and, most recently, 5G. The studies can be found on the Authority’s website here.

## The Potential Provider must read both the Authority’s consultation on the NIA, as well as HM Treasury’s response to its consultation on the Authority, in order to understand the broader context for this requirement and to inform their response. The Potential Provider must also read the 5G report and supporting papers which can be found here, as they are particularly relevant to this piece of work.

# Background to requirement/OVERVIEW of requirement

## The Authority is looking for accurate, independent and up to date information on the relative deployment and operating costs of realistic, future digital infrastructure options. Due to the 30 year timeframe the Authority has been asked to consider and the need for up to date information in such a fast moving environment, the work is necessary for the Authority’s ability to make objective and evidence based policy recommendations.

## The options to be considered include:

## Fibre to the home/premise (FTTH/P);

## G.fast (and subsequent copper based technological advancements);

## DOCSIS 3.1 (and subsequent cable based technological advancements);

## Fixed to the locale wireless.

## The aim, therefore, is to deliver a piece of work that is at the forefront of research in this area and informs the debate surrounding the deployment and operating costs of future, realistic digital infrastructure options in the UK.

# definitions

| ## Expression or Acronym | ## Definition |
| --- | --- |
| ## DOCSIS | ## Data Over Cable Service Interface Specification. It is a standard for the high speed transmission of data over cable networks. |
| ## FTTH/P | ## Fibre to the Home / Premises. A form of fibre optic communication delivery in which the optical signal reaches the consumer’s home without relying on a copper access. |
| ## Fixed to the locale wireless | ## A broadband transmission using radio signals instead of physical cables to connect two fixed locations. Broadband access available in the surrounding area of the locale including through walls and inside the premise. |
| ## G.fast | ## A broadband transmission standard that further increases the access speeds possible on copper lines. |
| ## NIA | ## Means the National Infrastructure Assessment. |

# scope of requirement

## The high level scope of the requirement is to outline, compare and contrast the associated costs of deploying and maintaining the following digital infrastructure options, over at least a 30 year basis:

## Fibre to the home/premise (FTTH/P);

## G.fast (and subsequent copper based technological advancements);

## DOCSIS 3.1 (and subsequent cable based technological advancements);

## Fixed to the locale wireless.

## The Supplier must propose and agree upon with the Authority the appropriate specifications of the aforementioned infrastructure options. This will be tested and confirmed with other third parties of the Authority’s choice. The Supplier must consider to what extent these options present alternatives and whether they should be costed out in combination form or as alternatives. The Supplier, and the Supplier of the benefit analysis, will be expected to propose possible combinations to the Authority. The Authority will work collaboratively with the Supplier of this cost analysis, as well as the Supplier of the benefit analysis, and agree upon which, if any, combinations are used. These combinations must be the same for both pieces of work and will be confirmed and agreed upon by the Authority.

## The Supplier must distinguish between private and social costs. The private costs must be differentiated on an economic as well as commercial basis i.e. excluding taxes, subsidies, transfers and rents. The Supplier must evaluate a range of different costs of capital for private costs and use the Green Book discount rate of 3.5% real for social costs.

## The Supplier is expected to set out relevant capital expenditure costs and to calculate total project cost using an approach to setting the weighted average cost of capital (WACC) agreed with the Authority. The Supplier is expected to recommend an appropriate range of WACC’s to use based on empirical evidence and provide a sensitivity analysis for this range.

## The work must provide a range of deployment and operating costs for each digital infrastructure option at national, urban, suburban and rural level, as well as appropriate sub categories if pertinent. If geographical sub categories are deemed appropriate, the Potential Provider must specify how they plan to sub categorise in their proposal.

## The Supplier, additionally, must demonstrate their findings graphically for the deployment costs per sub category, noting the proportion of the population that falls into each for each digital infrastructure option.

## Both the deployment and operating cost components for each digital infrastructure option must be explored, identifying how they affect overall cost, as well as how they compare and vary. The Authority expects that the cost components must be to an appropriately granular level, to be agreed upon with the Authority. The level of uncertainty for each variable must also be set out.

## The most prominent and/or uncertain, variables must be identified in order for the Authority to understand where there is potential for costs to be reduced. This includes the variability of existing assets and a sensitivity analysis based on the assumptions made. The Supplier must also determine where significant costs are driven by current policy parameters, thereby indicating where there is potential for savings through policy changes.

## Time to deploy and the predicted life time cost of maintaining the asset must also be taken into account. This includes consideration of the opportunity cost of not deploying or maintaining another digital infrastructure option. The Supplier must also consider the effect of technological change on cost and set out how this would affect the different options.

## Where possible, the Supplier must base their figures on the actual costs incurred and forecasted by existing network providers. This is to ensure that the most accurate figures are captured. A breakdown of the key cost elements is required. The Supplier must also ensure to distinguish between the costs incurred by urban and rural network providers, given the inherent differences between the two.

## The scope of the requirement includes an analysis of communications infrastructure sharing and access to existing communications infrastructure, particularly where this involves, or has the potential to involve, a significant impact on costs. The Supplier must make clear how both deployment and operating costs can vary between: (1) using existing communications infrastructure, and (2) building new communications infrastructure. The Supplier can also support their findings through international use cases (e.g. Spain).

## In some cases, particularly where deployment is costly, innovative solutions have been found to reduce costs. The work must ensure that this is taken into consideration when determining overall costs, considering both UK and international examples. This involves both a range of (1) business models and (2) innovative deployment techniques. These include, but are not limited to: (1) community supported initiatives, public authority investment models (as detailed here), energy utility based approaches and use of non-communications infrastructure; (2) mapping and modelling tools, and new technologies i.e. narrow-trenching. The Supplier must acknowledge and demonstrate through brief use cases (both national and international), how costs have been, and could be, reduced through innovative means and the impact this could have on the costs of deployment and maintenance of the digital infrastructure options in the UK.

## The Authority published a report on 5G – “Connected Future” - in December. If the recommendations of the report are accepted by the Government, the Supplier must consider the potential impact this may have on the costs of deploying and operating the digital infrastructure options.

## Where notable cost synergies exist, the scope of the requirement includes a brief analysis. Cost synergies refer to where cost savings can be made from the evolution of one digital infrastructure option to another.

## The work must seek to briefly compare its results with other benchmarks.

## All assumptions made must be clearly stated and agreed upon with the Authority.

## The scope of the requirement excludes an assessment of current and future demand, this encompasses take-up scenarios and also revenue potentials.

## The scope of the requirement excludes analysis of current government or Ofcom strategy.

# The requirement

## The key output from this project will be a cost analysis of deploying and operating the following digital infrastructure options:

## Fibre to the home/premise (FTTH/P);

## G.fast (and subsequent copper based technological advancements);

## DOCSIS 3.1 (and subsequent cable based technological advancements);

## Fixed to the locale wireless.

## The report will analyse and compare the relative costs of deploying and maintaining each option across the UK.

## These products must be delivered by no later than [27th September 2017] to ensure that the findings of the report can be used to inform the NIA.  Delivery will be staggered, with output being supplied to the Authority from the [4th May 2017], with [27th September 2017] an absolute deadline for all products. The Authority expect to be able to use interim findings from the work to inform Vision and Priorities – due to be published at the beginning of June 2017. The Supplier must therefore ensure that, following feedback and comments by the Authority of the first skeleton draft on [4th May 2017], interim findings can be provided by [15th May 2017]. The Supplier must provide a draft final report by [4th September 2017], the Supplier should make changes following feedback by the Authority by [11th September 2017] which can be peer reviewed, with the final report due on [27th September 2017].

## It is expected that the findings presented in the report are quality assured, including through peer review with relevant experts and that the report is finished to a publishable standard. All assumptions and caveats must be clearly highlighted and agreed upon with the Authority.

## All materials (including research, calculations and models) used to generate the analysis must be made available to the Authority for future use.

## At the start of the project the Authority expects to hold an inception/scoping meeting with the Supplier, and for a short inception report to then be provided which clarifies the approach to be taken, along with a plan setting out key milestones and dates for deliverables, risks and how these will be managed etc. – for agreement, before proceeding to carry out the analysis. The Authority expects the Supplier to work closely with the Authority, including through weekly meetings or phone calls.

## The Authority are due to procure a benefit analysis for the same future digital infrastructure options. The Authority expects that the assumptions used are compatible and that the Supplier works collaboratively with the Supplier of the benefits analysis contracted by the Authority. That may include, but is not limited to sharing analysis and methodologies, and developing jointly agreed assumptions, assessments and conclusions to ensure that the overall findings of the individually commissioned pieces of research are compatible.

## The Supplier must also be prepared to do a presentation of the report to technical and non-technical members of the Authority in a clear and concise fashion. The purpose would be to set out the key findings from the report, and the key assumptions, results, and caveats in a clear and concise fashion, to ensure these are fully understood by Commissioners.

## The Supplier must submit a final report detailing analysis, findings and comments in a clear and concise fashion – this should reflect any inputs/requests made by the Authority during the production phase. The Authority intends to publish this report.

# key milestones

## The Potential Provider should note the following project milestones that the Authority will measure the quality of delivery against:

| ### Milestone | ### Description | ### Timeframe |
| --- | --- | --- |
| ### 1 | ### Project inception meeting with the Authority, to agree the milestones for the project and precise coverage of the report. | ### Within week 1 of Contract Award |
| ### 2 | ### An inception report to be provided, and agreed by the Authority, clarifying the approach to be taken, along with a plan setting out key milestones and dates for deliverables, risks and how these will be managed. This includes the date of the milestone for proposed combinations of digital infrastructure. | ### Within week 2 of Contract Award |
| ### 3 | ### Update meeting / phone call on the project including any findings or assumptions to agree upon. | ### Weekly |
| ### 4 | ### First draft of the skeleton structure to be shared with the Authority. If possible, presentation of preliminary findings to be shared with the Authority for inclusion in Vision and Priorities (the Supplier must keep the Authority informed of progress and likelihood/extent of these in the weeks before). | ### 4th May 2017 |
| ### 5 | ### Second draft of the skeleton structure, following comments and feedback by the Authority, with interim findings to be shared. These interim findings will be used to inform Vision and Priorities if appropriate. | ### 15th May 2017 |
| ### 6 | ### First draft of the final report to be shared with the Authority for comments and feedback. | ### 13th September 2017 |
| ### 7 | ### Second draft of the final report to be shared with the Authority for comments, feedback and peer review. | ### 25th September 2017 |
| ### 8 | ### Final version of the report to be submitted to the Authority suitable for publication. | ### 4th October 2017 |

# authority’s responsibilities

## The Authority will share pertinent information received through relevant stakeholders and introduce the Supplier to relevant stakeholders, which can offer valuable advice on the requirement.

# reporting

## As referred to within the Key Milestones, section 7 of this Appendix B – Statement of Requirements.

# volumes

## This is a substantial piece of work – the expectation is that the key outputs and related materials will be both extensive and of publishable standard.

# continuous improvement

## The Supplier will be expected to give due consideration to how the way in which the required Services are to be delivered throughout the Contract duration can be continually improved.

## The Supplier must present new ways of working to the Authority during weekly Contract review meetings or phone calls.

## Changes to the way in which the Services are to be delivered must be brought to the Authority’s attention and agreed prior to any changes being implemented.

# Sustainability

## N/A

# quality

## The recommendations to government in the National Infrastructure Assessment (NIA) will be informed by this report. The Authority intends to incorporate the preliminary findings of the report into the Vision and Priorities document. The preliminary findings must first be presented to the Authority by 4th May 2017 for feedback, with the final interim findings provided by 15th May 2017 as an absolute deadline. The absolute deadline for the final report is the 13th September 2017. The report must be to a publishable standard, with all assumptions and caveats clearly highlighted and referenced appropriately.

## As part of the Authority’s quality assurance process, the Authority can and will choose to have peer review of the output to be conducted by third parties and/or the Authority’s expert advisory panels. The quality assurance process must be agreed with the Authority once the Potential Provider has been selected. It is required that the Supplier will need to work proactively and collaboratively with the Authority to consider any reasonable comments and to incorporate them into their work and output accordingly.

# PRICE

## Prices should be capped for the term of the contract, inclusive of expenses and exclusive of VAT.

## Bids are expected to range between £70,000 and £100,000, prices above this maximum ceiling will not be considered.

## It is the Authority’s intention to adopt the following payment schedule:

### [10]% of the total contract price for successful delivery of milestone [4];

### [20]% of the total contract price for successful delivery of milestone [5];

### [20]% of the total contract price for successful delivery of milestone [6];

### [10]% of the total contract price for successful delivery of milestone [7]; and

### [40]% of the total contract value for successful delivery of milestone [8].

## Prices are to be submitted via the [e-Sourcing Suite] [Appendix E] excluding VAT.

# STAFF AND CUSTOMER SERVICE

## The Authority requires the Supplier to provide a sufficient level of resource throughout the duration of the Contract in order to consistently deliver a quality service to all Parties.

## The Supplier’s staff assigned to the Contract shall have the relevant qualifications and experience to deliver the Contract.

## The Supplier shall ensure that staff understand the Authority’s vision and objectives and will provide excellent customer service to the Authority throughout the duration of the Contract.

# service levels and performance

## The Authority will measure the quality of the Supplier’s delivery by:

| ## KPI/SLA | ## Service Area | ## KPI/SLA description | ## Target | ## Remedy |
| --- | --- | --- | --- | --- |
| ## #1 | ## Agreed approach | ## An inception report to be provided, and agreed by the Authority, clarifying the approach to be taken, along with a plan setting out key milestones and dates for deliverables, risks and how these will be managed. | ## Within 2 weeks of contract award | ## N/A |
| ## #2 | ## Key outputs delivered in draft | ## A first draft of the skeleton structure including: ## Interim findings ## Evidence based and up to date assessment of the costs of deploying and maintaining the following digital infrastructure options in the UK: - Fibre to the home/premise (FTTH/P); - G.fast (and subsequent copper based technological advancements); - DOCSIS 3.1 (and subsequent cable based technological advancements); - Fixed to the locale wireless. | ## 4th May 2017 | ## 10% penalty charge |
| ## #3 | ## Key outputs delivered in draft | ## A second draft of the skeleton structure covering: ## The Authority’s comments on the interim findings ## Evidence based and up to date assessment of the costs of deploying and maintaining the following digital infrastructure options in the UK: - Fibre to the home/premise (FTTH/P); - G.fast (and subsequent copper based technological advancements); - DOCSIS 3.1 (and subsequent cable based technological advancements); ## Fixed to the locale wireless. | ## 15th May 2017 | ## 20% penalty charge |
| ## #4 | ## Key outputs delivered in draft | ## A first draft of the final report covering: ## Evidence based and up to date assessment of the costs of deploying and maintaining the following digital infrastructure options in the UK: - Fibre to the home/premise (FTTH/P); - G.fast (and subsequent copper based technological advancements); - DOCSIS 3.1 (and subsequent cable based technological advancements); ## Fixed to the locale wireless. | ## 4th September 2017 | ## 10% penalty charge |
| ## #5 | ## Key outputs delivered in draft | ## A second draft of the final report covering: ## The Authority’s comments on the interim findings ## Evidence based and up to date assessment of the costs of deploying and maintaining the following digital infrastructure options in the UK: - Fibre to the home/premise (FTTH/P); - G.fast (and subsequent copper based technological advancements); - DOCSIS 3.1 (and subsequent cable based technological advancements); ## Fixed to the locale wireless. | ## 11th September 2017 | ## 10% penalty charge |
| ## #6 | ## Key outputs in final, publishable form | ## A final report that presents ## The Authority’s comments on the second draft, throughout the process and comments from the peer review; ## Evidence based and up to date assessment of the costs in deploying and maintaining the following digital infrastructure options in the UK: - Fibre to the home/premise (FTTH/P); - G.fast (and subsequent copper based technological advancements); - DOCSIS 3.1 (and subsequent cable based technological advancements); - Fixed to the locale wireless. | ## 27th September 2017 | ## 50% penalty charge |

# Security requirements

## All data security requirements will align with the Terms and Conditions of the Crown Commercial Service’s Terms and Conditions within Appendix C.

# intellectual property rights (ipr)

## All analysis (including any calculations, models and draft reports) used to generate the outputs must be provided to the Authority for future use.

# payment

## Payment can only be made following satisfactory delivery of pre-agreed certified products and deliverables.

## Before payment can be considered, each invoice must include a detailed elemental breakdown of work completed and the associated costs.

## Invoices to be sent to:

## HM Treasury

## Finance Department

## 1 Horse Guards Road

## London

## SW1A 2HQ

# additional information

## The Potential Provider should demonstrate that they are open to working collaboratively with other Suppliers, contracted by the Authority in order to deliver related pieces of analysis.

# Location

## The location of the Services will be carried out at the offices of the Supplier – however frequent meeting will need to take place with the Authority who are based in London.

## ANNEX 1

## HM Treasury Group – travel and expenses policy