RM3816 Appendix B – Service Description

CONTENTS

1.	INTRODUCTION	2

2.	PURPOSE	2

3.	background to the authority	2

4.	OVERVIEW of requirement	2

5.	scope of requirement	2

6.	LOCATION	2

7.	government FURNISHED INFORMATION	2

8.	INTELLECTUAL PROPERTY (ip) RIGHTS (KNOWN AS IPR)	2

9.	Security requirements	2

10.	BUDGET	2

# INTRODUCTION

## The Defence Infrastructure Organisation (DIO) plays a vital role in supporting our armed forces by building, maintaining and servicing what the men and women who serve our country need to live, work, train and deploy on operations. DIO Estates Team supports such activities through the rationalising of the Estate and disposal of surplus assets to release capital for reinvestment.

# PURPOSE

## The purpose of this document is to provide Potential Providers with full details of the Contracting Authority’s requirements in the form of Estates Professional Services.

## The Ft Blockhouse site sits at the end of the Gosport peninsular and has been in defence ownership and use since the 1500’s. The site has limited vehicular access, contains significant heritage asset and has frontage to both the Solent and Gosport Marina. The site is of significant interest to the Local Authority following the announcement of its closure and sale in the BDES in November 2016.

## During 2018, various meetings have been held with Gosport BC at officer and political levels. The focus to identify sustainable uses for the heritage assets and to enhance any opportunity to drive employment uses from the site has been emphasized. Maintaining and enhancing the relationships with Gosport BC, the Environment Agency, One Public Estate, Historic England and other statutory bodies is critical to DIO’s ability to design and deliver an appropriate disposal plan for this site.

# background to the authority

## The Defence Infrastructure Organisation’s Estates Team is the MOD advisor on Property Matters. The Team’s aim is to provide strategic advice to allow the MOD to create a fit-for-purpose Estate. The release of surplus sites for housing supports this strategy and falls in line with Government targets. The capital receipts generated allows for much needed reinvestment in training facilities, accommodation and equipment to support the Armed Forces.

# OVERVIEW of requirement

## The appointment of planning development consultants in preparation for promotion and securing a clear vision and corresponding development brief for the site. This is Stage One of the Fort Blockhouse requirement and will run as follows;

## June 2019 through till January 2020.

# scope of requirement

## The successful firm will be required to;
i. Deliver planning development consultancy in preparation for promotion and securing a clear vision and corresponding development brief for the site.

## ii. Planning Appraisal; 1A, 1B.

| Item | Requirement | Discipline |
| --- | --- | --- |
| 1. | Planning Appraisal |  |
| 1A. | Planning policy analysis, conceptual master planning, capacity testing and phasing options. Including; - Policy Overview/Context - Design opportunities and constraints - Movement and access - Form/Massing/Capacity/Density - Listed Buildings and Conservation - Phasing/early release of part - Cost/benefits of incorporating part/whole of the adjacent FtB 2-3 sites and the jetties currently used by Navy Command. Compile suitable presentational material/brief for consultation with the Local Authority and other principal stakeholders. A number of masterplan options and associated infrastructure needs are required. Options to include with and without the jetties | Development Surveyor Town Planner Urban Designer Highways Planner |
| 1B. | Town Planning Strategy: To identify key milestones and actions in any future Plan process or programme. It should particularly consider; - Local Authority aspirations for the site as identified in section 1A. - Issues associated with development of extant heritage assets and our engagement under the HAZ programme. - Type of scheme sought. Mix of development / refurbishment projects, their end uses and amenity infrastructure, scale and massing of development. - Access options and capacity studies. - Planning history of the site N.B Significant liaison with Gosport BC, Historic England will be required to ensure we capture the local aspirations / options for the site at this stage engagement necessary | Town Planner |

## iii. Commercial Appraisal; 2A.

| 2. | Commercial Appraisal |  |
| --- | --- | --- |
| 2A. | To be integrated and to inform Planning and Design Strategy in section 1 with a focus on maximising the value of the site through an appropriate product mix; To include; - high level site valuation (net development value) based on policy compliant conditions. - Projected cash flow model on each development options. - Market commentary, identifying potential interested parties and options to deliver the scheme, including SPV and JV’s with LPA. - To identify all local and central Govt funding opportunities that will support the delivery of any development options for the site. - To model the above based on an exit date of March 2021. | Development Surveyor Valuation Surveyor Development cost consultancy incl Heritage. |

## iii. Technical Appraisal; 3A, 3B, 3C, 3D, 3E, 3F, 3G, 3H

| 3. | Technical Appraisal |  |
| --- | --- | --- |
| 3A | Site survey and geo technical studies for ground conditions and to identify any abnormals. Timing June 2019 – January 2020 | Land Surveyor |
| 3B | Land Quality Assessment Phase 01 (desktop study) through to Phase 04 (Site investigation through to option appraisal and management plan). Commence June 2019 and then ongoing. | Land Contamination expert with supporting geotech, mapping and archaeological expertise as required |
| 3C | Ecology surveys as identified through the Screening and LQA process. Identify ecological mitigation proposals to deal with any issue that may impact upon land value. Timing - Desk top survey only required. | Ecological Consultant supported by the necessary specialist surveyors |
| 3D | Sea defences and perimeter hard infrastructure works to support all development options. Potential to deliver this work in partnership with OGD’s,..e.g MoJ. Timing – June 2019 – Priority task | Marine Infra Surveyor |
| 3E | Review of existing asset condition surveys, asbestos records to advise on the suitability of conversion/re-use of any buildings on the site Timing – June 2019 onwards | FM working with DIO’s Amey Defence teams |
| 3F | Heritage. Review the plans / elevations / sections of all the buildings on site and identify rough order estimate of demolition cost Heritage Survey - Work with Gosport BC and the HAZ team and programme. Timing – June 2019 onwards. | Building Surveyor Quantity Surveyor Heritage Surveyor |
| 3G | Site Services Plans: To establish the location of utilities on and to the site including gas, water, electricity, BT, Fibre Optic. Including; - The nature (condition, size, placement, routes, metering) of the shared utilities with FtB 2 and 3 and any retained /enclaved areas. - Opportunities to split these services and potential cost. - Advice on capacity of services and the potential need for upgrades to support product mix. Timing June 2019 – DIO to collate and handover data pack on services as known. | Land Surveyor Services Engineer CAmey can provide – Free of Charge existing service drawings |
| 3H | Desk Top Strategic Transport and Highway Infrastructure Assessment: To consider in the context of the proposed Masterplan; - Opportunities - Constraints - Potential requirements - Abnormal costs. The transport and highway capacity will influence the scale and type of development uses that will be sustainable for this site and so this is a priority task. To indicate where more detailed assessment/modelling may be required. Timing – June – July 2019. | Transport Consultant |

## iiii. Publication of Stage One Development Options report

| 4 | Publication of Stage 1 Development Options report Report to summarise the findings from the activities in sections 1-3 and to provide recommendations to DIO on a preferred disposal option for implementation from January 2020. See deliverables section |  |
| --- | --- | --- |

# Location

## The location of the Planning Development Consultancy will be carried out at;

## Fort Blockhouse, Gosport, Hampshire, PO12 2AS.

## And, the premises of the winning tenderer

# government Furnished Information:

## 20190109- Fort Blockhouse boundary plan - FTB 1 in red

## Site location

# INTELLECTUAL PROPERTY (IP) RIGHTS (Known as IPR)

## DIO will retain full rights to all reports and documentation. All reports and documents need to be marked in accordance with DEFCON 703 (08/13)

# Security requirements

## The contractor must complete the Baseline Personal Security Standard (BPSS) in all instances that will allow individuals to access most establishments unescorted;

## The contractor shall ensure that all material, including maps, blueprints, sketches and written material, is handled and stored in accordance with the Government Security Classification (GSC) Policy and the JSP 440 – Defence Manual of Resilience, Business Continuity and Security ensuring full compliance with the confidentiality clause for this contract;

## Where release is required to a sub-contracted partner then the contractor will seek approval for the release of classified information

## In addition to the Call off Terms Appendix C, a Cyber Risk Assessment is required.  Potential Providers are required to complete and submit a Supplier Assurance Questionnaire (SAQ) Cyber Risk Assessment as part of their Tender submission.  The Cyber Assessment Reference is RAR-GAMK2Q2A.  The risk profile of this requirement is Low. This is available via Octavian https://supplier-cyber-protection.service.gov.uk.

# BUDGET

## The total, firm price for Fort Blockhouse should not exceed £450,000.00 ex VAT.

## Prices should be inclusive of expenses and exclusive of VAT.