CALL OFF SCHEDULE 12: VARIATION FORM

No of Call Off Order Form being varied: CCCC18A31………

The Provision of Consultancy for the Commercial Capability Programme 1

Variation Form No: CCCC18A31-01………

BETWEEN:

The Cabinet Office ("the Customer") and Ernst & Young LLP ("the Supplier")

- This Call Off Contract is varied as follows:

This is an extension to the Contract between the Cabinet Office and Ernst & Young LLP.  The Terms and Conditions of the Contract apply but with the following amendments:

- Uplift in Value of £122,786.00 (excluding VAT), which will amend the overall Contract value from £245,575.00 (excluding VAT) to £368,361.00 (excluding VAT).

- Variation to the Contract End Date - The original Contract period was 26th March 2018 until 18th May 2018. The intention of the Authority is to vary the Contract end date by six (6) weeks, to 29th June 2018.

- Inclusion of revised deliverables - Please refer to Annex 1 Revised Deliverables and 2 Statement of Requirement.

- Words and expressions in this Variation shall have the meanings given to them in this Call Off Contract.

- This Call Off Contract, including any previous Variations, shall remain effective and unaltered except as amended by this Variation.

- Signed by an authorised signatory for and on behalf of the Customer

| Signature | REDACTED TEXT |
| --- | --- |
| Date | REDACTED TEXT |
| Name (in Capitals) | REDACTED TEXT |
| Address | REDACTED TEXT |

Signed by an authorised signatory to sign for and on behalf of the Supplier

| Signature | REDACTED TEXT |
| --- | --- |
| Date | REDACTED TEXT |
| Name (in Capitals) | REDACTED TEXT |
| Address | REDACTED TEXT |