|  | DATED |  |  |
| --- | --- | --- | --- |
|  |  | MINISTRY OF DEFENCE and [CONTRACTOR] |  | (1) (2) |
|  |  | NEC4 ENGINEERING AND CONSTRUCTION CONTRACT OPTIONS A – E: AGREEMENT AND SCHEDULE OF AMENDMENTS |  |  |

TABLE OF CONTENTS

Main Terms………………………………………………………………………….….………….....4

Part 1    Core Clauses……………………………………………………..………………….……11

Part 2 – Main Option Clauses……………………………………………………………..….…..12

Part 3 – X Secondary Option Clauses…………………………………………………….……14

Schedule 1 – Form of Performance Bond……………………………………….……20

Part 4 – Z Clauses……………………………………………………………………….………….22

Form of Guarantee…………………………………………………………………..…....31

Early Contractor Involvement – Additional clauses for option C…………...……35

Part 5 – Schedules………………………………………………………………..………..…….. 42

Schedule 1 – Insurance Schedule……………………………………………..…....…43

Schedule 2 – Annex N JSP 440…………………………….………………….....…….70

Schedule 3 – GDPR………………………………………………………………...…..…78

Schedule 4 – Financial Management Reports to be Provided by Suppliers……84

Schedule 5 – Accounting for Property of the Client……………….……..…….…..87

Schedule 6 – Security Measures to be Included in Relevant Sub-Contract..…..92

Schedule 7 – Project Bank Account Trust Deed………………………………..……95

Schedule 8 – BIM Guidance…………………………………………………………....105

Schedule 9 – Annex – Special Procedure for Initial Spares……………………..131

Schedule 10 – Appendices – Pricing on Ascertained Costs……………………..136

Schedule 11 – Appendix to DEFCON 697 (Clause 17A)……………………………140

Part 6 – DEFFORMS……………………………………………………………………….…..…148

Schedule 1 – DEFFORM 10B (Acceptance of Offer of Amendment to Contract)……………………………………………………………………………….….149

Schedule 2 - DEFFORM 111 (Appendix to Contract)....….……………….….……150

Schedule 3 - DEFFORM 129J (The Use of the Electronic Business Delivery Form) ………………………………………………………………………………….…..153

Schedule 4 - DEFFORM 136 (Quarterly Financial Report)…..............................165

Schedule 5 - DEFFORM 139 (MOD SME Spend Data Collection)……...………..171

Schedule 6 - DEFFORM 528 (Import and Export Controls)………………….......176

Schedule 7 - DEFFORM 532 (Personal Data Particulars)…………………..........185

Schedule 8 - DEFFORM 539A (Tenderer’s Commercially Sensitive Information Form)……………………………………………………………………………………... 188

Schedule 9 - DEFFORM 701 (Head Agreement For Licence Terms For Commercial Software Purchased By The Secretary Of State For Defence, Annex and Sample)……………………………………………………………………..189

Schedule 10 – DEFFORM 687C (Electronic Information Sharing Agreement (EISA))……………………………………………………………………………………..204

Schedule 11 - DEFFORMS 82A, 82B and 110AL (DEFCON 525 – Clause 27B of this Contract)……………………………………………………………………..………221

THIS AGREEMENT is made on

BETWEEN:

- MINISTRY OF DEFENCE whose principal offices are at Whitehall, London, SW1A 2HB, United Kingdom (“Client" which expression shall include its successors in title and assigns); and

- [CONTRACTOR] [(company number [insert number])] whose [registered] [principal] office is at [insert address] (“Contractor").

WHEREAS:

- The Client wishes the Contractor to Provide the Works on the terms set out in this Agreement.

- The Contractor has examined the Client's requirements identified in the Scope and is satisfied that it can meet those requirements.

Now it is agreed that:

Works

The Contractor Provides the Works in accordance with:

this Agreement as amended by Part 4;

the Schedules specified in Part 5 as listed below:

Schedule 1 –Insurance Provisions;

Schedule 2 – Annex N JSP 440;

Schedule 3 – GDPR Schedule;

Schedule 4 – Annexes A and–B - Minimum Requirement - Financial Management Reports to be Provided by Suppliers;

Schedule 5 – Accounting for Property of the Client – Data & Format Requirements for PSA Records;

Schedule 6 – Security Measures;

Schedule 7 – Project Bank Account Trust Deed; and

Schedule 8 – BIM Guidance;

Schedule 9 – Special Procedure for Initial Spares

Schedule 10 – Pricing on Ascertained Costs

Schedule 11 – Appendix to DEFCON 697 (Clause 17A)

the DEFFORMS specified in Part 6 as listed below:

DEFFORM 10B;

DEFFORM 111;

DEFFORM 129J;

DFFORM 136;

DEFFORM 139;

DEFFORM 528;

DEFFORM 532;

DEFFORM 539A;

DEFFORM 701; and

DEFORM 687C

any X Secondary clauses referred to in Part 3, as applicable.

The Contractor does not do anything to put the Client in breach of the Framework and shall indemnify the Client in respect of any breach of its obligations under this Clause.

Price

The Client pays the Contractor the amount due under the Contract.

Conditions

The terms and conditions of the NEC4 Contract (June 2017 edition) have effect as modified by this Agreement (including the Core Clauses specified in Part 1, the Main Option Clauses specified in Part 2, the Z Clauses specified in Part 4, the Schedules specified in Part 5,   the forms specified in Part 6 and any X Secondary clauses in Part 3 as applicable).

Where a reference is made to a Clause of the NEC4 Contract it shall be read and construed to be a reference to that Clause as amended by this Agreement.

In accordance with the provisions of Schedule 8 (Award Procedures) of the Framework Agreement the Client has, in respect of the works, (i) invited Tenders from the [Insert Lot] and conducted a [Insert Award Procedure] and (ii), following its evaluation of the Tenders submitted to it, selected the Contractor to perform the works and to enter into a Works Contract with the Client in the terms appearing hereinafter.

If there is any ambiguity or inconsistency between the documents comprising the Contract, the priority of documents is in accordance with the following sequence:

this Agreement (as amended);

the other terms of the Contract;

the completed Contract Data;

the Scope; and

any other document forming part of the Contract.

The Defence and Security Public Contracts Regulations 2011 (“DSCPR”)

Without prejudice to Clause 90 of the NEC4 Contract, the Client may terminate the Contractor’s obligation to Provide the Works if at any time the Contractor is convicted of any of the offences listed in regulation 23(1) DSPCR.

If the Client terminates in accordance with paragraph 4.1 as a result of information not disclosed by the Contractor at the Contract Date, the procedure and amounts due on termination are the same as if the Contractor has substantially failed to comply with his obligations.

If the Client otherwise terminates under the provisions of paragraph 4.1, the procedures and amounts due on termination are the same as if the Parties had been released under the law from further performance of the whole of this Contract..

Modern Slavery Act 2015

“Supply Chain” means the Contractor, any Subcontractor or supplier engaged to Provide (or contribute to Providing) the Works (or any part of the Works) together with any employee, officer, partner or agent the Contractor, Subcontractor or supplier.

When asked, the Contractor promptly gives the Client such information and documentation about the Contractor and the Supply Chain as the Client reasonably requires to show the steps the Contractor and the Supply Chain have taken to ensure that the neither the Contractor nor the Supply Chain has engaged in slavery or human trafficking as defined in section 54(12) of the Modern Slavery Act 2015.  The Contractor warrants that any information and documentation supplied in response to such a request is materially accurate and complete.

The Contractor warrants that, when Providing the Works, neither it nor any other member of the Supply Chain has committed or will commit any act, or make any omission, that, if it took place in England, would be an offence under English law at the relevant time.

Complete agreement

The contract is the complete and entire agreement between the Client and the Contractor in relation to the design, construction and commissioning of the Works, and supersedes all other oral and/or written communications.  The parties are not bound, or liable for, any statement, representation, promise, inducement or understanding not contained in the Contract.  No amendments or modifications of the Contract are valid unless recorded in writing [and executed as a deed by both parties], save for instructions and any other changes permitted by the Contract.

The Parties respectively acknowledge and agree that:

the terms of the Framework Agreement supplement and complement the terms of this Contract. In the event of any conflict or discrepancy existing between any terms of this Contract and any terms of the Framework Agreement, the conflicting or discrepant terms of the Framework Agreement will prevail over the conflicting or discrepant terms of this Contract.

this Contract constitutes a Works Contract for the purposes of the Framework Agreement; and

nothing in this Contract constitutes or gives rise to a Variation under the Framework Agreement.

Contracts (Rights of Third Parties) Act

The Contracts (Rights of Third Parties) Act 1999 is excluded from applying to the Contract and nothing in it, save as expressly stated, confers or purports to confer on any third party, any benefit or right to enforce any of its terms and or conditions.

Governing law

The contract is governed by, and construed and interpreted in accordance with, English law.

Any dispute arising out of or in connection with the Contract shall be determined within the English jurisdiction and to the exclusion of all foreign jurisdictions save that a foreign jurisdiction may apply solely for the purposes of giving full effect to this Condition and for the enforcement of any judgement order or award given under the English jurisdiction. Each party to the Contract irrevocably submits to the jurisdiction provided for under this Clause

Each party hereby warrants to each other that entry into the Contract does not and performance thereof will not in any way violate or conflict with any provision of law, statute, rule, regulation, judgement, writ, injunction, decree or order applicable to it; and that the Contract does not conflict with or result in a breach or termination of any provision of, or constitute a default under any mortgage, contract or other liability, charge or encumbrance upon any of its properties or other assets.

Each party hereby agrees with each other party that the provisions of this Condition shall survive any termination of the Contract for any reason whatsoever and shall remain fully enforceable as between the parties notwithstanding such a termination.

The Contractor irrevocably appoints the solicitors or other persons in England and Wales, specified in the Contract as its agents to accept on its behalf service of all process and other documents of whatever description to be served on the Contractor in connection with any litigation or arbitration within the English jurisdiction arising out of or relating to the Contract or any issue connected therewith.

Dispute resolution procedure

Subject always to the right of either Party to refer any dispute to adjudication in accordance with Clause 10 (Adjudication), the Parties shall attempt in good faith to resolve any dispute or claim arising out of or relating to this Contract through negotiations between the respective representatives of the Parties having authority to settle the matter, which attempts may include the use of any Alternative Dispute Resolution (“ADR”) procedure on which the Parties may agree.

In the event that the dispute or claim is not resolved by negotiation, or where the Parties have agreed to use an ADR procedure, by the use of such procedure, the dispute shall be referred to arbitration.

The Party initiating the arbitration shall give a written notice of arbitration to the other Party.  The notice of arbitration shall specifically state:

that the dispute is referred to arbitration; and

the particulars of this Contract out of or in relation to which the dispute arises.

Unless otherwise agreed in writing by the Parties, the arbitration and this Clause 9 (Dispute resolution procedure) shall be governed by the provisions of the Arbitration Act 1996.

It is agreed between the Parties that for the purposes of the arbitration, the arbitrator shall have the power to make provisional awards as provided for in section 39 of the Arbitration Act 1996.

For the avoidance of doubt it is agreed between the Parties that the arbitration process and anything said, done or produced in or in relation to the arbitration process (including any awards) shall be confidential as between the Parties, except as may be lawfully required in judicial proceedings relating to the arbitration or otherwise.  No report relating to anything said, done or produced in or in relation to the arbitration process may be made beyond the tribunal, the Parties, their legal representatives and any person necessary to the conduct of the proceedings, without the concurrence of all the Parties to the arbitration.

Adjudication

Either Party may (insofar as the Housing Grants, Construction and Regeneration Act 1996 (as amended by the Local Democracy, Economic Development and Construction Act 2009) (“the Act”) applies) at any time refer any dispute arising under this Contract to adjudication in accordance with Clause 19J (Adjudication) notwithstanding that any legal proceedings have been commenced in respect of such dispute.

Execution as a deed

The contract is executed as a deed and was delivered when it was dated.

| [The common seal of THE SECRETARY OF STATE FOR DEFENCE was affixed to this deed in the presence of:; ) ). .......................................................................]. |
| --- |
| [Executed as a deed by affixing the official seal of THE SECRETARY OF STATE FOR DEFENCE authenticated by:; ) ) ). ....................................................................]. |  |

[EITHER]

| [Executed as a deed by [CONTRACTOR] acting by either two directors or one director and the company secretary: |  |
| --- | --- |
| Director’s name (CAPITAL LETTERS) | Director’s signature |
| Director’s/Company secretary’s name (CAPITAL LETTERS) | Director’s/Company secretary’s signature] |

[OR]

| [Executed as a deed by [CONTRACTOR] acting by a director in the presence of a witness: |  |
| --- | --- |
| Director’s name (CAPITAL LETTERS) | Director’s signature |
| Witness’ name (CAPITAL LETTERS) | Witness’ signature |
| Witness’ address |  |
| ] |  |

[OR]

| [The [common] seal of [CONTRACTOR] was affixed to this deed in the presence of one or more authorised signatories: |  |  |
| --- | --- | --- |
| Authorised signatory’s name (CAPITAL LETTERS) |  | Authorised signatory’s signature |
| Authorised signatory’s name (CAPITAL LETTERS) |  | Authorised signatory’s signature |
|  |  | ] |
| Authorised signatory’s name (CAPITAL LETTERS) |  | Authorised signatory’s signature |

CORE CLAUSES

General

10	Actions

11	Identified and defined terms

12	Interpretation and the law

13	Communications

14	The Project Manager and the Supervisor

15	Early warning

16	Contractor’s proposals

17	Requirements for instructions

18	Corrupt Acts

19	Prevention

The Contractor's main responsibilities

20	Providing the Works

21	The Contractor's design

22	Using the Contractor's design

23	Design of Equipment

24	People

25	Working with the Client and Others

26	Subcontracting

27	Other responsibilities

28 	Assignment

29 	Disclosure

3	Time

30	Starting, Completion and Key Dates

31	The programme

32	Revising the programme

33	Access to and use of the Site

34	Instructions to stop or not to start work

35	Take over

36	Acceleration

4	Quality Management

40	Quality management system

41	Tests and inspection

42	Testing and inspection before delivery

43	Searching for and notifying Defects

44	Correcting Defects

45 	Accepting Defects

46	Uncorrected Defects

5	Payment

50	Assessing the amount due

51	Payment

52	Defined Cost

53	Final assessment

6	Compensation events

60	Compensation events

61	Notifying compensation events

62	Quotations for compensation events

63	Assessing compensation events

64	The Project Manager's assessments

65	Proposed instructions

66	Implementing compensation events

7	Title

70	The Client's title to Plant and Materials

71	Marking Equipment, Plant and Materials outside the Working Areas

72	Removing Equipment

73	Objects and materials within the Site

74	The Contractor’s use of material

8	Liabilities and insurance

80	Client’s liabilities

81	Contractor’s liabilities

82	Recovery of costs

83	Insurance cover

84	Insurance policies

85	If the Contractor does not insure

86	Insurance by the Client

9	Termination

90	Termination

91	Reasons for termination

92	Procedures on termination

93	Payment on termination

MAIN OPTION CLAUSES

Either:

Option A: Priced contract with activity schedule

11	Identified and defined terms

31	The programme

36	Acceleration

54	The Activity Schedule

63	Assessing compensation events

65	Implementing compensation events

93	Payment on termination

Option B: Priced contract with bill of quantities

11	Identified and defined terms

56	The Bill of Quantities

60	Compensation events

63	Assessing compensation events

Option C: Target contract with activity schedule

11	Identified and defined terms

20	Providing the Works

26	Subcontracting

31	The programme

36	Acceleration

40	Tests and inspections

50	Assessing the amount due

52	Defined Cost

53	The Contractor’s share

54	The Activity Schedule

63	Assessing compensation events

65	Implementing compensation events

93	Payment on termination

Option D: Target contract with bill of quantities

11	Identified and defined terms

20	Providing the Works

26	Subcontracting

41	Tests and inspections

50 	Assessing the amount due

52	Defined Cost

54	The Contractor’s share

56	The Bill of Quantities

60	Compensation events

63	Assessing compensation events

93	Payment on termination

OR

Option E: Cost reimbursable contract

11	Identified and defined terms

20	Providing the Works

26	Subcontracting

41	Tests and inspections

50 	Assessing the amount due

52	Defined Cost

SECONDARY OPTION CLAUSES

- X SECONDARY CLAUSES

X4.1	If the Contractor is a subsidiary of another company, the Contractor gives to the Client a guarantee of the Contractor’s performance from the ultimate holding company of the Contractor in the form set out in Part 4 of this Contract. If the guarantee was not given by the Contract Date, it is given to the Client within four weeks of the Contract Date.

X4.2	The Contractor may propose an alternative guarantor who is also owned by the ultimate holding company for acceptance by the Project Manager. A reason for not accepting the guarantor is that its commercial position is not strong enough to carry the guarantee.

X.5.1	In these conditions of contract, unless stated as the whole of the works, each reference and Clause relevant to:

- the works

- Completion and

- Completion Date applies

applies, as the case may be, to either the whole of the works or any section of the works.

X6.1	The Contractor is paid a bonus calculated at the rate stated in the Contract Data for each day from the earlier of:

- Completion and

- the date on which the Client takes over the works

until the Completion Date.

X7.1	Contractor pays delay damages at the rate stated in the Contract Data from the Completion Date until Completion.

X7.2	If the Completion Date is changed to a later date after delay damages have been paid, the Client repays the overpayment of damages with interest. Interest is assessed from the date of payment to the date of repayment and the date of repayment.

X7.3	If the Client takes over a part of the works before Completion, the delay damages are reduced from the date on which the part is taken over. The Project Manager assesses the benefit to the Client of taking over the part of the works as a proportion of the benefit to the Client of taking over the whole of the works not previously taken over. The delay damages are reduced in this proportion.

X13.1	If so stated in the Contract Data, the Contractor gives the Client a performance bond, provided by a bank or insurer which the Project Manager has accepted, for the amount stated in the Contract Data and in the form set out in Part 3, Schedule 1 of this Agreement. A reason for not accepting the bank or insurer is that its commercial position is not strong enough to carry the bond. If the bond was not given by the Contract Date, it is given to the Client within four (4) weeks of the Contract Date. Notwithstanding any other provision of this Contract no payments shall become due to the Contractor under this Contract while the Contractor remains in default of his obligations under this Clause X13.1.

X18.1	Limitations on Liability

Unlimited liabilities

X18.1.1	Neither Party limits its liability for:

X18.1.1.1	death or personal injury caused by its negligence, or that of its employees, agents or sub-contractors (as applicable);

X18.1.1.2	fraud or fraudulent misrepresentation by it or its employees;

X18.1.1.3	breach of any obligation as to title implied by section 12 of the Sale of Goods Act 1979 or section 2 of the Supply of Goods and Services Act 1982; or

X18.1.1.4	any liability to the extent it cannot be limited or excluded by law.

X18.1.2	The financial caps on the Contractor's liability set out in Clause X18.1.4 below shall not apply to the following:

X18.1.2.1	for any indemnity given by the Contractor to the Client under this Contact, including but not limited to the Commercial Officer must include all Indemnities that are included in the Contract;

X18.1.2.2	the Contractor's indemnity in relation to Clause 22 of this Contract (Intellectual Property Rights) and Clause 22 of this Contract (DEFCON 632) (Third Party IP -  Rights and Restrictions);

X18.1.2.3	Number not used.

X18.1.2.4	breach by the Contractor of the Commercial Officer to include as appropriate joint controller provisions and Data Protection Legislation; and

X18.1.2.5	[Insert the following if your contract is a QDC:

for the avoidance of doubt any payments due from the Contractor to the Client in accordance with the Defence Reform Act 2014 and/or the Single Source Contract Regulations 2014, as amended from time to time, shall not be excluded or limited under the provisions of Clause X18.1.4 below.]

X18.1.3	The financial caps on the Client's liability set out in Clause X18.1.5 below shall not apply to the following:

X18.1.3.1 	for any indemnity given by the Client to the Contractor under this Contract, including but not limited to Clause 90A of this Contract (DEFCON 656A); and

X18.1.3.2	Number not used; and

X18.1.3.3 	[Insert the following if your contract is a QDC o:

for the avoidance of doubt any payments due from the Client to the Contractor in accordance with  the Defence Reform Act 2014 and/or the Single Source Contract Regulations 2014, as amended from time to time, shall not be excluded or limited under the provisions of Clause X18.1.5 below.]

Financial limits

X18.1.4	Subject to Clauses X18.1.1 and X18.1.2 and to the maximum extent permitted by Law:

X18.1.4.1 [throughout the Term] the Contractor's total liability in respect of losses that are caused by Defaults of the Contractor shall in no event exceed:

(i) in respect of Clause 29E of this Contract (DEFCON 76), the amount in aggregate referred to in the Contract Data;

(ii) in respect of Clause 90B of this Contract (DEFCON 514) the amount in aggregate referred to in the Contract Data; and

(iii) in respect of Clause 70B of this Contract (DEFCON 611) the amount in aggregate referred to in the Contract Data.

X18.1.4.2 without limiting Clause X18.1.4.1 and subject always to Clauses X18.1.1, X18.1.2, X18.1.2.5 and X18.1.4.3, the Contractor's total liability throughout the Term in respect of all other liabilities whether in contract, in tort (including negligence), arising under warranty, under statute or otherwise under or in connection with this Contract shall be the amount referred to in the Contract Data, in aggregate.

X18.1.4.3 on the exercise of any and, where more than one, each option period or agreed extension to the Term, the limitation of the Contractor's total liability (in aggregate) set out in Clauses X18.1.4.1 and X18.1.4.2 above shall be fully replenished such that on and from each such exercise or extension of the Term, the Client shall be able to claim up to the full value of the limitation set out in Clauses X18.1.4.1 and X18.1.4.2 of this Contract.

X18.1.5	Subject to Clauses X18.1.1, X18.1.3, X18.1.3.3 and X18.1.6, and to the maximum extent permitted by Law the Client's total liability (in aggregate) whether in contract, in tort (including negligence), under warranty, under statute or otherwise under or in connection with this Contract shall in respect of all liabilities (taken together) be limited to the Contract Price paid by the Client in the relevant Contract Year in respect of any and all claims in that Contract Year.

X18.1.6	Clause X18.1.5 shall not exclude or limit the Contractor's right under this Contract to claim for the Charges.

Consequential loss

X18.1.7	Subject to Clauses X18.1.1, X18.1.2 and X18.1.8, neither Party shall be liable to the other Party or to any third party, whether in contract (including under any warranty), in tort (including negligence), under statute or otherwise for or in respect of:

X18.1.7.1 indirect loss or damage;

X18.1.7.2 special loss or damage;

X18.1.7.3 consequential loss or damage;

X18.1.7.4 loss of profits (whether direct or indirect);

X18.1.7.5 loss of turnover (whether direct or indirect);

X18.1.7.6 loss of business opportunities (whether direct or indirect); or

X18.1.7.7 damage to goodwill (whether direct or indirect),

even if that Party was aware of the possibility of such loss or damage to the other Party.

X18.1.8	The provisions of Clause X18.1.7 shall not restrict the Client's ability to recover any of the following losses incurred by the Client to the extent that they arise as a result of a Default by the Contractor:

X18.1.8.1 any additional operational and administrative costs and expenses arising from the Contractor's Default, including any costs paid or payable by the Client:

(i)	to any third party;

(ii)	for putting in place workarounds for the Contractor Deliverables and other deliverables that are reliant on the Contractor Deliverables; and

(iii)	relating to time spent by or on behalf of the Client in dealing with the consequences of the Default;

X18.1.8.2	any or all wasted expenditure and losses incurred by the Client arising from the Contractor's Default, including wasted management time;

X18.1.8.3	the additional cost of procuring and maintaining in place transitional assistance and replacement deliverables for the remainder of the Term and any option period or agreed extension to the Term (including legal and other consultants' fees, re-procurement project costs, other expenses associated with such exercise and any increase in the fees for the replacement services over and above the Contract Price that would have been payable for the relevant Contractor Deliverables);

X18.1.8.4	any losses arising in connection with the loss, destruction, corruption, inaccuracy or degradation of Client data, or other data or software, including, to the extent the Client data, other data or software can be recovered or reconstituted, the fees, costs and expenses of reconstituting such Client data, data or software;

X18.1.8.5	damage to the Client's physical property and tangible assets, including damage under Clause 29E and 70B of this Contract (DEFCONS 76 and 611);

X18.1.8.6	costs, expenses and charges arising from, or any damages, account of profits or other award made for, infringement of any third-party Intellectual Property Rights or breach of any obligations of confidence;

X18.1.8.7	any additional costs incurred by the Client in relation to the Client's contracts with a third party (including any compensation or interest paid to a third party by the Client) as a result of the Default (including the extension or replacement of such contracts);

X18.1.8.8	any fine or penalty incurred by the Client pursuant to Law and any costs incurred by the Client in defending any proceedings which result in such fine or penalty; or

X18.1.8.9	any savings, discounts or price reductions during the Term and any option period or agreed extension to the Term committed to by the Contractor pursuant to this Contract.

Invalidity

X18.1.9	If any limitation or provision contained or expressly referred to in this Clause [X18.1] is held to be invalid under any Law, it will be deemed to be omitted to that extent, and if any Party becomes liable for loss or damage to which that limitation or provision applied, that liability will be subject to the remaining limitations and provisions set out in this Clause [X18.1].

Third party claims or losses

X18.1.10	Without prejudice to any other rights or remedies the Client may have under this Contract (including but not limited to any indemnity claim under DEFCONs 91 and 632 or at Law), the Client shall be entitled to make a claim under this Contract against the Contractor in respect of any losses incurred by the Client which arise out of a claim made against the Client by a third party under any contract with that third party provided that such third party claim:

X18.1.10.1	arises naturally and ordinarily as a result of the Contractor's failure to provide the Contractor Deliverables or failure to perform any of its obligations under this Contract; and

X18.1.10.2	is a type of claim or loss that would have been recoverable under this Contract if the third party were a party to this Contract (whether as the Client or the Contractor), such claim to be construed as direct losses for the purpose of this Contract.

No double recovery

X18.1.11	Neither Party shall be entitled to employ such rights and remedies available to it so as to seek to recover more than once in respect of the same loss, but the Client shall be entitled to use (singly or together) such rights and remedies available to the Client so as to recover the full extent of any recoverable losses suffered or incurred, including any remedies the Client may have against any guarantor.

X18.2	The Contractor is not liable to the Client for a matter unless details of the matter are notified to the Contractor before the end of liability date.

X20.1	A Key Performance Indicator is an aspect of performance by the Contractor for which a target is stated in the Incentive Schedule. The Incentive Schedule is the incentive schedule unless later changed in accordance with this Contract.

X20.2	From the starting date until the Defects Certificate has been issued, the Contractor reports to the Project Manager his performance against each of the Key Performance Indicators. Reports are provided at the intervals stated in the Contract Data and include the forecast final measurement against each indicator

X20.3	If the Contractor’s forecast final measurement against a Key Performance Indicator will not achieve the target stated in the Incentive Schedule, he submits to the Project Manager his proposals for improving performance. Failure to meet overall performance requirements may lead to termination of the Works Contract in accordance with Clause 91.2 of Part 4 of this Agreement.

X20.4	The Contractor is paid the amount stated in the Incentive Schedule if the target stated for a Key Performance Indicator is improved upon or achieved. Payment of the amount is due when the target has been improved upon or achieved.

X20.5	The Client may add a Key Performance Indicator and associated payment to the Incentive Schedule but may not delete or reduce a payment stated in the Incentive Schedule.

- Schedule 1 - PERFORMANCE BOND

BOND GIVEN BY A BANK AS A DEED IN RESPECT OF A WORKS CONTRACT

Name of Issuing Bank:

Address: 	 
To: The Secretary of State for Defence

We refer to Works Contract [insert Ref. Number] for [insert title of Works Contract] to be awarded on [insert Works Contract date] to [insert Contractor's full corporate name] whose registered number is [insert Co. reg number] (the 'Contractor') following the Contractor's tender for the above requirement dated [insert Tender date] and we hereby irrevocably and unconditionally agree:

- to pay you any amount or amounts not exceeding in aggregate the sum of £[insert sum] upon receipt by us at [insert address] of your first demand in writing certifying that any one or more of the following has occurred:

- the Contractor has failed in any respect duly to perform and observe, or is otherwise in breach of any of its obligations in and arising from the Works Contract; or

- any of the Contractor's obligations in and arising from the Works Contract are or become void, voidable, unenforceable or otherwise ineffective; or

- the Works Contract has been terminated owing to a breach or an event of default on the part of the Contractor; or

- a receiver, administrative receiver, administrator, liquidator or similar officer is appointed over any or all of the Contractor's undertaking or assets;

For the purposes of this bond any such demand and certification(s) shall be conclusive evidence (and admissible as such) of the statements and the amounts claimed therein;

- that this bond shall not be affected by any insolvency (including, without limitation, winding up, administration, receivership or administrative receivership), amalgamation, reconstruction, change of name, ownership, control or status or any legal limitation relating to, by or of the Contractor or any other person or, where the Contractor is a partnership, by any change in the partners;

- that we shall not be discharged or released from our obligations under this bond by any arrangement or agreement made between you and the Contractor or a receiver, administrative receiver, administrator, liquidator or similar officer of the Contractor, or by any renegotiation, substitution, alteration, amendment or variation (however fundamental) and whether or not to our disadvantage, to or of, the obligations imposed upon the Contractor or any other person or by any forbearance granted by you to the Contractor or any other person as to payment, time, performance or otherwise or by any release or variation (however fundamental) of, any invalidity in, or any failure to take, perfect or enforce any other indemnity, guarantee or security in respect of the obligations to which this bond relates or by any other matter or thing which but for this provision might exonerate us and this notwithstanding that such arrangement, agreement, renegotiation, substitution, alteration, amendment, variation, forbearance, matter or thing may have been made, granted or happened without our knowledge or assent;

- that no failure to exercise or any delay in exercising on your part any right or remedy under this bond or under the Works Contract or any other agreement shall operate as a waiver of such right or remedy;

- that no settlement or discharge between you and us or the Contractor shall be effective if any payment to you in respect of the Contractor's or our obligations to you is avoided or reduced by virtue of any provisions or enactments relating to bankruptcy, insolvency, liquidation or similar laws of general application from time to time and if such payment is so avoided or reduced, you shall be entitled to recover from us the amount of such payment as if such settlement or discharge had not occurred;

- that you shall not be obliged, before exercising any of your rights under this bond, to take any action against, or make any demand from, the Contractor or any other person;

- that our obligations under this bond are continuing obligations and shall not be considered satisfied, settled or terminated by your giving of any approvals, or taking delivery of any goods, or accepting any performance under the Contract and no single, cumulative or partial exercise by you of any right or remedy under or arising from this bond shall prevent any further exercise;

- that any demand(s) complying with all the requirements hereof must be received by us on or before [insert date];

- that all payments under this bond shall be made without set-off, counter claim or other deduction;

- that this bond shall be governed by and construed in accordance with English law. The Parties irrevocably submit to English jurisdiction to the exclusion of all foreign jurisdiction, save that foreign jurisdictions may apply solely for the purposes of giving effect to this paragraph and for the enforcement of any judgement, order or award given under English jurisdiction.

[The following Clause should only be used where the bank is outside of England and Wales)

We irrevocably appoint Messrs .. insert name and address of firm of Solicitors in England or Wales.., Solicitors as our agents to accept on our behalf service of all process and other documents of whatever description to be served on us in connection with this bond or any related matter.]

Dated this	day of	20x.

Executed as a deed by:

(Name)	as Attorney and on behalf of	bank

(Signature) 	 (Attorney)

in the presence of

(Name)	(Witness)

(Signature)	(Bank Official)

- OPTION Z: ADDITIONAL CONDITIONS OF CONTRACT

[TO BE ADDED IN DEPENDING ON WHICH OPTION (A-E) IS REQUIRED TO BE USED.]

PART A – NEC4

Contract Data Part: 1 - Data provided by the Client

The following details the Contract Data which will be provided by the Client for each Delivery Agreement,

Certain defined terms and information in the Contract Data will be common to all Delivery Agreements; other information included in the Contract Data will be specific to individual Projects.

Part one – Data to be provided by the Client

1.	General

The conditions of contract are the core clauses and the clauses for main option (A, B, C, D or E) of the NEC4 Engineering and Construction Contract June 2017.

- The works are [to be agreed on a project specific basis];

- The Client is the Ministry Of Defence whose principal offices are at Whitehall, London, SW1A 2HB, United Kingdom

- The Project Manager is

[Name and organisation] of [address]

- The Supervisor is

[Name and organisation] of [address]

- [Either name the Adjudicator here or in default the Adjudicator nominating body is the Royal Institute of Chartered Surveyors.]

- The Scope is in [to be agreed on a project specific basis];

- The Site Information is in [to be agreed on a project specific basis];

- The boundaries of the site are [to be agreed on a project specific basis];

- The language of this Contract is English;

- The law of the Contract is the law of England and Wales;

- The period for reply is [ ] weeks;

- The Adjudicator nominating body is [ ];

- The tribunal is the English Courts;

- The following matters will be included in the risk register [to be agreed on a project specific basis].

2.	Number not used

3.	Time

- The starting date is [to be agreed on a project specific basis]

- The access dates are

| Part of the Site | Date |
| --- | --- |
| 1 ………………………….. | ………………………….. |
| 2 ………………………….. | ………………………….. |
| 3 ………………………….. | ………………………….. |

[to be agreed on a project specific basis]

- The Contractor submits revised programmes at intervals no longer than [ ].

4.	Quality management

- The period after the Contract Date within which the Contractor is to submit a quality policy statement and quality plan is [ ].

- The period between Completion of the whole of the works and the defects date is [ ].

- The defect correction period is [ ] weeks for "Routine Defects" except that

- The defect correction period for "Serious Defects" is [ ]

- The defect correction period for "Emergency Defects" is [ ]

as defined by the Supervisor in accordance with Clause 42.3

[To be agreed on a project specific basis if different]

5.	Payment

- The currency of this Contract is the pound sterling (£).

- The assessment interval is [ ]

- The interest rate is 3% per year above the base rate in force from time to time of the Bank of England.

OPTION C OR D ONLY

- The Contractor’s share percentages and the share ranges are:

  - share range			Contractor’s share percentage

  - less than	…………….….%	………………………………………%

  - from………% to……….. %	………………………………………%

  - from………% to……….. %	………………………………………%

  - greater than……………..%	………………………………………%

6.	Compensation events

- The place where weather is to be recorded is [ ].

[to be agreed on a project specific basis]

- The weather measurements to be recorded for each calendar month are:

- the cumulative rainfall (mm);

- the number of days with rainfall more than 5 mm;

- the number of days with minimum air temperature less than 0 degrees Celsius;

- the number of days with snow lying at 0900 hours GMT;

- and these measurements: [to be agreed on a project specific basis]

- The weather measurements are supplied by the Meteorological Office.

- The weather data are the records of past weather measurements for each calendar month which were recorded at [ ] and which are available from the Meteorological Office.

[to be agreed on a project specific basis]

Where no recorded data are available:

- Assumed values for the ten year return weather data for each weather measurement for each calendar month are: does not apply.

7.	Number not used.

8.	Liabilities and Insurance

- Subject to Part 5, Schedule 1, the minimum limit of indemnity for insurance in respect of loss of or damage to property (except the works, Plant and Materials and Equipment) and liability for bodily injury or to death of a person (not an employee of the Contractor) caused by activity in connection with this Contract for any one event is [ ] million.

- Subject to Part 5, Schedule 1, the amount of the minimum limit of indemnity for insurance in respect of death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this Contract for any one event is [ ]  million.

- Subject to Part 5, Schedule 1, the minimum level of indemnity for insurance for claims made against him arising out of the Contractor's failure to use the skill and care normally used by professionals providing services similar to the Services in respect of each claim is [ ].

Optional statements

If the Client is to provide Plant and Materials

- The insurance against loss or damage to the works, Plant and Materials is to include cover for Plant and Materials provided by the Client for an amount of £............

[To be agreed on a project specific basis]

If Option X5 is used

- The completion date for each section of the works in

section			description		completion date

……			………….		………………..

If Option X6 is used (without Option X5)

- The bonus for the whole of the works is……. per day

- The bonus for each section of the works is: [ ]

- The bonus for the remainder of the works is: [ ]

If Option X7 is used (but not if Option X5 is also used)

- Delay damages for Completion of the whole of the works are ............ per day.

[To be agreed on a project specific basis]

[To be deleted if Options X5 and X7 are required on a project basis]

If Option X18 is used

- The Contractor’s total liability in respect of losses that are caused by Defaults of the Contractor in respect of Clause 29E of this Contract (DEFCON 76) shall in no event exceed …….. in the aggregate.

- The Contractor’s total liability in respect of losses that are caused by Defaults of the Contractor in respect of Clause 90B of this Contract (DEFCON 514) shall in no event exceed …….. in the aggregate.

- The Contractor’s total liability in respect of losses that are caused by Defaults of the Contractor in respect of Clause 70B of this Contract (DEFCON 611) shall in no event exceed …….. in the aggregate.

- The Contractor's total liability in respect of all other liabilities whether in contract, in tort (including negligence), arising under warranty, under statute or otherwise under or in connection with this Contract shall be ……. in the aggregate.

- The end of liability date is ….. years after the Completion of the whole of the works.

If Option X20 is used

- The incentive schedule for Key Performance Indicators is in…….

- A report of performance against each Key Performance Indicator is provided at intervals of [x] months.

Option Z

- The additional Conditions of Contract are identified by this Agreement apply and take priority over the standard form Engineering and Construction Contract Option A-E.

Part 2 - Data provided by the Contractor

The following details the Contract Data which will be provided by the Contractor for each Delivery Agreement.

Certain defined terms and information in the Contract Data will be common to all Delivery Agreements other information included in the Contract Data will be specific to individual Projects.

Part two - Data provided by the Contractor

Statements given in all contracts

- The Contractor is:

Name ………………………………………………………….

Address ……………………………………………………….

………………………………………………………………….

- The direct fee percentage is [  ]

- The subcontracted fee percentage is [  ]

- The working areas are the Site and ………………………………………………..

- The key people are:

| (1) | Name Job Responsibilities Qualifications Experience | …………………………………………….. …………………………………………….. …………………………………………….. …………………………………………….. …………………………………………….. |
| --- | --- | --- |

- The following matters will be included in the Early Warning Register

…………………………………………………………….

If the Contractor is to provide Scope for his design

- The Scope for the Contractor's design is in

…………………………………………………………….

If a programme is to be identified in the Contract Data

- The programme identified in the Contract Data is

…………………………………………………………….

If the Contractor is to decide the completion date for the whole of the works

- The completion date for the whole of the works is …………………………….

If Option A or C is used

- The activity schedule is ………………………………………….

If Option B or D is used

- The bill of quantities is……………………………………..…….

If Option A, B, C or D is used

- The tendered total of the Prices is …………………………......

Data for the Schedule of Cost Components (only used with Options C, D or E)

- The listed items of Equipment purchased for work on the contract, with an on cost charge, are

| Equipment | Time-related on cost charge | Per time period |
| --- | --- | --- |
| ………………………………… | ………………………………… | ………………. |
| ………………………………… | ………………………………… | ………………. |

- The rates for special equipment are

| Equipment | rate |
| --- | --- |
| ………………………………… | ………………. |
| ………………………………… | ………………. |

- The rates for Defined Cost of manufacture and fabrication outside the Working Areas by the Contractor are

| category of person |  | hourly rate |
| --- | --- | --- |
| ………………………………… |  | ………………………………… |
| ………………………………… |  | ………………………………… |

- The rates for Defined Cost of design outside the Working Areas are

| category of employee | hourly rate |
| --- | --- |
| ………………………………… | ………………………………… |
| ………………………………… | ………………………………… |

- The categories of design employees whose travelling expenses to and from the Working Areas are

………………………………………….

………………………………………….

……

………………………………

Data for the Shorter Schedule of Cost Components (only used with Options A or B)

The people rates are

| Category of person | Unit | rate |
| --- | --- | --- |
| ………………………………… | ………………………………… | ………………. |
| ………………………………… | ………………………………… | ………………. |

- The published list of Equipment is the last edition of the list published by the ………….

- The percentage for adjustment for Equipment in the published list is …..%

(plus/minus)

- The rates for other Equipment are

| Equipment | rate |
| --- | --- |
| ………………………………… | ………………. |
| ………………………………… | ………………. |

- The rates for Defined Cost of manufacture and fabrication outside the Working Areas by the Contractor are

| category of person |  | hourly rate |
| --- | --- | --- |
| ………………………………… |  | ………………………………… |
| ………………………………… |  | ………………………………… |

- The rates for Defined Cost of design outside the Working Areas are

| category of employee | hourly rate |
| --- | --- |
| ………………………………… | ………………………………… |
| ………………………………… | ………………………………… |

- The categories of design employees whose travelling expenses to and from the Working Areas are

………………………………………….

………………………………………….

……

………………………………

# FORM OF GUARANTEE

[Insert the name of the Guarantor]

- and -

[Insert the name of the Beneficiary]

DEED OF GUARANTEE

DEED OF GUARANTEE

THIS DEED OF GUARANTEE is made the               day of                   20[    ]

BETWEEN:

(1)	[Insert the name of the name of the Guarantor] [[a company incorporated in England and Wales with number [ ] whose registered office is at [ ]] or [a company incorporated under the laws of [insert country] registered in [insert country] with number [ ] at [insert place of registration] whose principal office is at [ ]] (“the Guarantor”); in favour of

(2)	THE SECRETARY OF STATE FOR DEFENCE (“the Authority”)

WHEREAS:

(A)	The Authority proposes to award contract number [insert number] (“the Contract”) to [insert contractor’s full corporate name] [insert company registration number] whose registered office is at [insert details] (“the Contractor”).

(B)	It is a condition precedent of the Authority entering into the Contract with the Contractor that the Guarantor must first execute and deliver this Deed of Guarantee and Indemnity to the Authority.

Now in consideration of the Authority entering into the Contract, the Guarantor hereby irrevocably and unconditionally agrees with the Authority as follows:

1.	The Guarantor shall provide all resources and facilities whether financial or otherwise to enable the Contractor duly to fulfil its obligations in and arising from the Contract subsisting between the Authority and the Contractor at the date of this deed or which shall be entered into at any time after the date of this deed between the Authority and the Contractor (the 'Indemnified Obligations');

2.	If:

a)	the Contractor shall fail in any respect duly to perform and observe, or shall otherwise be in breach of, any of the Indemnified Obligations; or

b)	any of the Indemnified Obligations are or become void, voidable, unenforceable or otherwise ineffective; or

c)	the Contract is terminated owing to a breach or an event of default on the part of the Contractor; or

- a receiver, administrative receiver, administrator, liquidator or similar officer is appointed over any or all of the Contractor's undertaking or assets;

then, forthwith on demand from the Authority the Guarantor shall, as a primary obligation, indemnify the Authority against all losses, claims, liabilities, damages, expenses and costs which may be incurred, met or suffered by the Authority and which arise from or in connection with (whether directly or indirectly) any such matters save that, subject to the other provisions of this deed, the liability of the Guarantor under this clause shall not exceed the liability of the Contractor to the Authority under the Contract.

3.	The Guarantor irrevocably and unconditionally undertakes that all sums received or recovered by the Authority:

a)	by way of dividend, composition or payment arising from the liquidation, bankruptcy or otherwise of the Contractor may be taken and applied by the Authority in part satisfaction of the losses, claims, liabilities, damages, expenses and costs referred to in paragraph 2 above, and the Guarantor’s obligations under this deed shall stand good in respect of the balance;

b)	under this deed, may be credited to a suspense account and held in such account for so long as the Authority thinks fit pending the application of such monies towards the payment of the Indemnified Obligations;

c)	from the Contractor in respect of any of the Indemnified Obligations, may be applied by the Authority in any manner and in any order towards any debts owed by the Contractor to the Authority (whether or not relating to the Indemnified Obligations) as the Authority may determine (notwithstanding any appropriation or purported appropriation by any person);

4.	The Guarantor shall have no right to be subrogated to the Authority and shall not make any claim against the Contractor (unless instructed so to do by the Authority, in which event the Guarantor shall make such a claim) in respect of the Guarantor’s performance under this deed, until the Authority has received payment in full of its claim against the Contractor;

5.	This deed shall not be affected by any insolvency (including, without limitation, winding up, administration, receivership or administrative receivership), amalgamation, reconstruction, change of name, ownership, control or status or any legal limitation relating to, by or of the Contractor or any other person or, where the Contractor is a partnership, by any change in the partners;

6.	The Guarantor shall not be discharged or released from its obligations under this deed:

a)	by any arrangement or agreement made between the Authority and the Contractor or a receiver, administrative receiver, administrator, liquidator or similar officer of the Contractor: or

b)	by any renegotiation, substitution, alteration, amendment or variation (however fundamental) and whether or not to the Guarantor’s disadvantage, to or of, the obligations imposed upon the Contractor or any other person; or

c)	by any forbearance granted by the Authority to the Contractor or any other person as to payment, time, performance or otherwise; or

d)	by any release or variation (however fundamental) of, any invalidity in, or any failure to take, perfect or enforce any other indemnity, guarantee or security in respect of the obligations to which this deed relates; or

e)	by any other matter or thing which but for this provision might exonerate the Guarantor and this notwithstanding that such arrangement, agreement, renegotiation, substitution, alteration, amendment, variation, forbearance, matter or thing may have been made, granted or happened without the Guarantor’s knowledge or assent;

7.	No failure to exercise or any delay in exercising on the Authority’s part any right or remedy under this deed or under the Contract or any other agreement shall operate as a waiver of such right or remedy;

8.	Any certificate or determination by the Authority of the amount due under this deed or under the Contract shall be, in the absence of manifest error, conclusive evidence of the matters to which it relates;

9.	No settlement or discharge between the Authority and the Guarantor or the Contractor shall be effective if any payment to the Authority in respect of the Contractor's or the Guarantor’s obligations to the Authority is avoided or reduced by virtue of any provisions or enactments relating to bankruptcy, insolvency, liquidation or similar laws of general application from time to time and if such payment is so avoided or reduced, the Authority shall be entitled to recover from the Guarantor  the amount of such payment as if such settlement or discharge had not occurred;

10.	The Authority shall not be obliged, before exercising any of its rights under this deed, to take any action against, or make any demand from, the Contractor or any other person;

11.	The Guarantor’s obligations under this deed are continuing obligations and shall not be considered satisfied, settled or terminated by the Authority giving any approvals, or taking delivery of any goods, or accepting any performance under the contract and no single, cumulative or partial exercise by the Authority of any right or remedy under or arising from this deed shall prevent any further exercise;

12.	All payments under this deed shall be made without set-off, counter-claim or other deduction;

13.	The Guarantor shall be bound by all court judgments or arbitration awards relating to the contract or any dispute or matter between the Authority and the Contractor;

14.	This deed shall be governed by and construed in accordance with English law.  The parties irrevocably submit to English jurisdiction to the exclusion of all foreign jurisdiction, save that foreign jurisdictions may apply solely for the purposes of giving effect to this paragraph and for the enforcement of any judgment, order or award given under English jurisdiction.

[The following clause should only be used where the Guarantor is a company incorporated outside of England and Wales]

15.	The Guarantor irrevocably appoints Messrs [insert name and address of firm of Solicitors in England or Wales], Solicitors as its agents to accept on its behalf service of all process and other documents of whatever description to be served on the Guarantor in connection with this Deed or any related matter.

Delivered as a deed on the date of this document.

Executed as a deed by [insert corporate name].

in the presence of ........................................................... Director

- Early Contractor Involvement

- These additional clauses are to be used along with the NEC4 Engineering and Construction Contract (as amended by this Agreement) where early contractor involvement is required.

- Table of contents

- Additional Clause for use with the NEC4 Engineering and Construction Contract (ECC) Options C and E

- Additional ECC Contract Data entries

- Guidance on this additional Clause

Additional Clause for use with the NEC4 Engineering and Construction Contract (ECC) Options C and E

- Definitions

- 1.1	(1) Budget is the items and amounts stated in the Contract Data unless the amounts are later changed in accordance with this Contract.

- (2) Project Cost is the total paid by the Client to the Contractor and Others for the items included in the Budget.

- (3) Stage One and Stage Two have the meanings given to them in the Scope.

- (4) Pricing Information is information which specifies how the Contractor prepares his assessment of the Prices for Stage Two, and is in the document which the Contract Data states it is in.

- Forecasts

2.1	The Contractor provides detailed forecasts of the total Defined Cost of the work to be done in Stage One for acceptance by the Project Manager. Forecasts are prepared at the intervals stated in the Contract Data from the starting date until the issue of a notice to proceed to Stage Two.

Within one week of the Contractor submitting a forecast for acceptance, the Project Manager either accepts the forecast or notifies the Contractor of his reasons for not accepting it. A reason for not accepting the forecast is that:

• it does not comply with the Scope or

• it includes work which is not necessary for Stage One.

The Contractor makes a revised submission taking account of the Project Manager’s reasons.

Any cost that is not included in the accepted forecast is treated as a Disallowed Cost.

2.2	The Contractor prepares forecasts of the Project Cost in consultation with the Project Manager and submits them to the Project Manager. Forecasts are prepared at the intervals stated in the Contract Data from the starting date until Completion of the whole of the works. An explanation of the changes made since the previous forecast is submitted with each forecast.

- Proposals for Stage Two

The Contractor submits his design proposals for Stage Two to the Project Manager for acceptance in accordance with the submission procedure stated in the Scope.

The submission includes the Contractor’s forecast of the effect of the design proposal on the Project Cost and the Accepted Programme.

If the Project Manager does not accept a submission he gives his reasons. A reason for not accepting a Contractor’s submission is that:

it does not comply with the Scope;

it will cause the Client to incur unnecessary costs to Others; or

the Project Manager is not satisfied that the Prices or any changes to the Prices have been properly assessed.

- The Contractor makes a revised submission taking account of the Project Manager’s reasons.

The total of the Prices for Stage Two is assessed by the Contractor using the Pricing Information stated in the Contract Data.

- The Contractor submits the total of the Prices for Stage Two to the Project Manager in the form of revisions to the Activity Schedule. The Activity Schedule includes the Price for Work Done to Date in Stage One.

The Contractor obtains approvals and consents from Others as stated in the Scope.

Any additional Scope provided by the Contractor for his design in Stage One becomes Scope for the Contractor’s design.

The Contractor completes any outstanding design during Stage Two.

- Key People

The Contractor does not replace any key person during Stage One unless:

• he is instructed by the Project Manager to do so; or

• the person is unable to continue to act in connection with this Contract.

- Notice to proceed to Stage Two

The Project Manager issues a notice to proceed to Stage Two when:

• the Contractor has obtained approvals and consents from Others as stated in the Scope;

• changes to the Budget have been agreed or assessed by the Project Manager;

• the Project Manager and the Contractor have agreed the total of the Prices for Stage Two; and

• the Client has confirmed the works are to proceed.

If the Project Manager does not issue a notice to proceed to Stage Two for any reason, he issues an instruction that the work required in Stage Two is removed from the Scope. This instruction is not a compensation event.

If the Project Manager does not issue a notice to proceed to Stage Two because:

• the Project Manager and the Contractor have not agreed the total of the Prices for Stage Two or

• the Contractor has failed to achieve the performance requirements stated in the Scope

the Client may appoint another contractor to complete the Stage Two works.

- Changes to the Budget

If one of the following events happens, the Project Manager and the Contractor discuss different ways of dealing with changes to the Budget which are practicable.

• The Project Manager gives an instruction changing the Client’s requirements stated in the Scope.

• Additional events stated in the Contract Data.

The Project Manager and the Contractor agree changes to the Budget within four weeks of the event arising which changes the Budget. If the Project Manager and the Contractor cannot agree the changes to the Budget the Project Manager assesses the change and notifies the Contractor of his assessment.

- The Parties ‘use of material

The Client has the right to use the material provided by the Contractor for the purpose stated in the Scope. The Contractor obtains from a Subcontractor equivalent rights for the Client to use material prepared by the Subcontractor.

The Contractor has the right to use material provided by the Client only to Provide the Works. The Contractor may make this right available to a Subcontractor. On Completion of the whole of the works, the Contractor returns the material provided by the Client to him.

The Contractor may use the material provided by him under this Contract for other work unless stated otherwise in the Scope.

- Incentive payment

The Project Manager assesses the Contractor’s share of the difference between the Budget and the final Project Cost. If the final Project Cost is less than the Budget, the Contractor is paid his share of the saving as stated in the Contract Data.

The Project Manager makes a preliminary assessment of the forecast Contractor’s share at Completion of the whole of the works. This share is included in the amount due following Completion of the whole of the works.

The Project Manager makes a final assessment of the Contractor’s share and includes this in the final amount due.

- Additional ECC Contract Data entries

Add the following to the Contract Data part one

- The Budget is:

Item Description Amount

1 ............................................ ............................................

2 ............................................ ............................................

3 ............................................ ............................................

Total _________________________

- The Contractor prepares forecasts of the total Defined Cost of the work to be done in Stage One at intervals no longer than .......................weeks.

- The Contractor prepares forecasts of the total Project Cost at intervals no longer than ........................weeks.

If there are additional reasons to change the Budget

- These are additional reasons to change the Budget

1 ………………………………………………..............................

2 ………………………………………………..............................

3 ………………………………………………..............................

- The Contractor provides these additional insurances

- Insurance against liability of the Contractor for claims made against him arising out of his failure to use the skill and care normally used by professionals providing services similar to those required in the Scope.

- The minimum amount of cover is .................................................. in respect of each claim, without limit to the number of claims and to be maintained for the period of ……………… following Completion of the whole of the works or earlier termination.

- If the final Project Cost is less than the Budget, the Contractor’s share is ……………..% of the saving.

Add the following to the Contract Data part two

• The Stage One key people are

(1) Name …………………………………………………………………

Job ………………………………………………………………………..

Responsibilities …………………………………………………………..

Qualifications …………………………………………………………….

Experience ………………………………..……………………………...

(2) Name …………………………………………………………………

Job ………………………………………………………………………..

Responsibilities …………………………………………………………..

Qualifications …………………………………………………………….

Experience ………………………………..……………………………...

• The Pricing Information is in ………………………………..………..

Guidance on this additional Clause

The purpose of this guidance is to assist users understand the additional provisions needed to enable the NEC4 Engineering and Construction Contract (ECC) to be used in an early contractor involvement (ECI) approach. This allows the Contractor to be appointed before details of what is to be constructed have been fully developed and priced.

Two options are covered by these clauses.

- The Client appoints a consultant to carry out design, and the Contractor assists the consultant in designing the project. The Contractor may or may not be required to carry out specific elements of the design in addition to assisting the designer. The Contractor is instructed to proceed with the works, including any outstanding design, under a standard main Option C arrangement following agreement of the Prices for Stage Two.

- The Client appoints a Contractor to carry out the design, and the Client’s consultant works with the Contractor in completing the design. This can use main Option C or E. If using main Option E, the Contractor is incentivised to provide a cost-effective solution by sharing in the savings on the Client’s Budget – including other costs incurred by the Client.

Definitions

The Budget represents the maximum amount of money that the Client wishes to spend on the project. It should be stated by the Client within the Contract Data, with provision made for a breakdown between different heads of cost. The details of what is included in the Budget – Contractor costs (total of the Prices), other costs (for example consultants, land purchase, Client own cost etc) and Client’s risk allowance – are set out in the Scope.

Pricing Information is provided by the Contractor as part of his submission for the Contract, and will be used during the Contract for preparing the prices for Stage Two. The Client sets out in his invitation to tender what form this Pricing Information is to take, and the Scope sets out how the information is to be used. The Pricing Information will be a document possibly containing unit rates, resource costs, overheads and profit, preliminaries costs, Fee percentages and the like, but will also specify how the Contractor will prepare his assessment of the Prices for Stage Two, the ‘rules’.

Forecasts

During Stage One of the Contract, the Project Manager operates control of the Contractor’s costs by requiring regular forecasts of work to be done during that Stage. This is to ensure there is constant dialogue and understanding between the Contractor and Project Manager, and that the Contractor does not commit the Client to cost that is unnecessary as decided by the Project Manager. The Project Manager must review each submission and, within one week, decide whether the proposed work is required by the Scope and is necessary to complete Stage One. If not, the Project Manager does not accept the submission and the Contractor must resubmit. The Contractor is not paid for work unless it has been included in an accepted submission.

The Contractor must also provide regular forecasts of total anticipated expenditure against the Budget – the Project Cost. This is prepared in consultation with Project Manager, as the Project Manager must advise the Contractor of current expenditure and forecast future expenditure against other heads of cost in the Budget.

Proposals for Stage Two

Design submissions for Stage Two are submitted in accordance with the procedure in the Scope. If the Contractor’s appointment is to assist the Client’s designer, there may be no, or very few design submissions. The Client sets out in the Scope what level of detail is required and at what stage submissions are to be made. These design submissions need to include anticipated effect on the Project Cost and on the Accepted Programme, to allow the Project Manager to assess whether or not to consider other options. The Project Manager is required to consider and either accept the submission or explain why not.

Regular submissions of the Accepted Programme will take into account the effect of any accepted design submissions. As Stage One progresses, the Accepted Programme will become more fully developed for Stage Two.

Once design submissions are complete, the Contractor is required to produce a priced Activity Schedule under an Option C arrangement, setting out the total of the prices for Stage Two. This is prepared using the Pricing Information, and is submitted to the Project Manager for agreement. The Activity Schedule includes the Price for Work to Date in Stage One, so that the total Defined Cost plus Fee incurred by the Contractor can be compared with the target using the assessment in Clause 53.

The design by the Contractor remains the Contractor’s responsibility, and any additional Scope required as result of the Contractor’s design becomes Scope for the Contractor’s design. Accordingly, any changes to the design later found necessary would not give rise to a compensation event. In addition, the Contractor is required to provide professional indemnity insurance for his design liability.

Key people

During the early stages of design, the Client is likely to have relied on proposed key people in identifying the most advantageous offer. As the Client is relying on those people, they cannot be changed unless they are unable to continue – for example through illness, or because they have left the employment of the Contractor. The Contractor may not change the key people to suit the Contractor’s own convenience.

Notice to proceed to Stage Two

The notice to proceed to Stage Two is only issued once all necessary steps have been completed. This includes getting external approvals and consents, determining any changes to the Budget and agreement of the Stage Two Prices. The Project Manager is not able to fix the Prices if they are not agreed – in that event the work does not proceed and an alternative contractor would need to be found. In addition, the Client has the right to decide not to proceed with the works for any reason.

If Stage Two is not to proceed, the Project Manager issues an instruction removing the Stage Two work from the Scope. The instruction is not a compensation event; the Contractor is paid for all the work carried out in Stage One but receives no additional payment for not proceeding with Stage Two.

If the reason for not proceeding is because the Prices have not been agreed, or the performance of the Contractor is below a standard specified in the Scope, the Client is free to replace the Contractor with another contractor to carry out the work. If the work does not proceed for other reasons – for example consents have not been obtained – the Client may proceed with the works at a later stage with another contractor once consents have been obtained if the appropriate entries have been made in the Scope.

Changes to the Budget

The Budget may change if the Client’s requirements change, as instructed by the Project Manager. Provision is also made for inclusion in the Contract Data of other reasons for changing the Budget. This may include, for example, elements of cost where accurate forecasting could be made. The Scope must spell out how any such Budget changes would be made.

If an event occurs which changes the Budget, the Contractor and Project Manager discuss and attempt to reach agreement on the appropriate change. If they are unable to reach agreement, the Project Manager must decide and notify the Contractor of the revision to the Budget.

The Parties’ use of material

Provisions similar to those in the NEC Professional Services Contract had been included to enable the Client to spell out how he intends to use the design information provided by the Contractor, and what use the Contractor may make of such information. This is to be set out in the Scope, and will need to include, for example, the Client’s right to use the design and other information in the future contract if the notice to proceed is not issued, its use in maintenance or its use on other projects.

Unless otherwise stated in the Scope, the Contractor may use the material provided by him on other projects, and accordingly the Scope must set out any restrictions the Client wishes to impose.

Incentive payment

This additional Clause allows for two options for incentivising the Contractor. The first is through the standard use of an Option C target arrangement based on the Contractor’s own cost. The second is for an incentive based on achieving savings on the Client’s Budget. This allows for the Contractor to be paid a share of any saving on the Budget, but does not contribute towards any overspend.

# PART 5 - SCHEDULES

- Schedule 1 – Insurance provisions

Lot 1 Cyprus required insurances

| Insurance Cover Requirement to maintain | 83 83.1 | Without prejudice to its obligation to indemnify or otherwise be liable to the Client under this Works Contract, the Contractor will, from the date of this Works Contract, take out and maintain or procure the taking out and maintenance in full force and effect insurances in accordance with the requirements specified in the Insurance Table (at clause 83.15) and any other insurances as may be required by law or relevant regulation (together the “Required Insurances”). The Contractor will ensure that the Required Insurances are effective in each case not later than the date on which the relevant risk commences. |
| --- | --- | --- |
| Quality of the Required Insurances | 83.2 | The Required Insurances referred to in clause 83.1 will be taken out and maintained with insurers who (in the reasonable opinion of the Client) are of good financial standing, appropriately regulated and of good repute in the international insurance market. |
| Non invalidation obligations | 83.3 | The Contractor will not (and the Contractor will procure that none of its Subcontractors of any tier will not) take any action, or permit anything to occur in relation to it, which would entitle any insurer to refuse to pay any claim under any insurance policy in which that party is an insured, a co-insured or additional insured person. |
| Insurance of the Works Contract | 83.4 | The Insurances referred to in clause 83.1 will: a) Where specified in the Insurance Table (at clause 83.15) name the Client as co-insured for its separate interest. b) Where specified in the Insurance Table (at clause 83.15) provide for non vitiation and severability of interests protection in respect of any claim made by the Client as a co-insured. c) Where specified in the Insurance Table (at clause 83.15), include an undertaking from the relevant insurer to waive all rights of subrogation howsoever arising and/or claims against the Client, its employees, servants or agents which they may have or acquire, arising out of any occurrence in respect of which any claim is admitted and is insured under the Required Insurances. The provisions of this clause 83.4c) will not apply against any Client officer, director, employee, agent and assign who has caused or contributed to such an occurrence or claim by fraud, deliberate misrepresentation, deliberate nondisclosure or deliberate breach of policy condition, d) Where specified in the Insurance Table (at clause 83.15), contain an indemnity to principals (or additional insured equivalent) clause under which the Client is indemnified in respect of claims made against the Client arising from death or bodily injury or third party property damage for which the Contractor is legally liable in respect of this Works Contract. e) Be maintained from the date referred to in clause 83.1 above and until at least the expiry or termination of this Works Contract and for such further period as may be specified in the Insurance Table (at clause 83.15) subject to the terms, cover features and extensions and principal exclusions as specified in the Insurance Table (at clause 83.15). f) Be maintained from time to time (as far as is reasonably practicable), on terms no less favourable than those generally available to a contractor in respect of the risks insured in the international insurance market from time to time. |
| Requirements of the Contractor | 83.5 | The Contractor will: a) Without limiting any specific requirements in this Works Contract, take or procure the taking of all reasonable risk management and risk control measures in relation to this Works Contract as it would be reasonable to expect of a contractor, acting in accordance with industry best practice, including but not limited to the investigation and reporting of its claims to insurers. b) Discharge all its obligations of complying with the duty of material fact disclosure to insurers and taking the actions needed to protect the Client's separate interests. c) Use reasonable endeavours to procure that all insurance brokers through whom any Required Insurances to be effected by the Contractor are effected or maintained will maintain intact their files (including all documents disclosed and correspondence in connection with the placement of those Required Insurances and the payment of premiums and claims under such Required Insurances). |
| Evidence of the Required Insurances | 83.6 | The Contractor will provide, on request, to the Client a) Evidence of the Required Insurances, in a form satisfactory to the Client ; and b) Evidence, in a form satisfactory to the, Client that the premiums payable under the Required Insurances have been paid and that the insurances are in full force and effect and meet the insurance requirements of the Contractor in respect thereof. c) Neither inspection, nor receipt of such evidence, will constitute acceptance by the Client of the terms thereof, nor be a waiver of the Contractor’s liability under this Works Contract. |
|  | 83.7 | Evidence, in a form satisfactory to the Client, of the insurances required by clause 83.1 (Requirement to Maintain) will be obtained as and when requested and certified copies will be forwarded to the Client as soon as possible but in any event no later than two (2) weeks following the Client request or the relevant insurance policy renewal date. |
| Cancellation | 83.8 | a) Where the insurers purport to cancel, suspend or terminate the Required Insurances, the Contractor will procure that the insurers will, as soon as is reasonably practicable, notify the Contractor in writing in the event of any such proposed suspension, cancellation or termination. b) Where the Contractor receives notification from insurers pursuant to clause 83.8a), the Contractor will promptly notify the Client in writing of receipt of such proposed suspension, cancellation or termination. |
| Insurance claims | 83.9 | The Contractor will promptly notify to insurers any matter arising from or in relation to this Works Contract from which it may be entitled to claim under any of the Required Insurances. |
|  | 83.10 | Except where the Client is the claimant party and without limiting the other provisions of this clause, the Contractor will notify the Client immediately, (such notification to be accompanied by reasonable particulars of the incident or circumstances giving rise to such claim): - Of any incident or circumstances which may give rise to any claim amounting to or in excess of seventy five thousand pounds (£75,000) in connection with this Works Contract under any of the Required Insurances. [Note to compiler = The level of insurance clams notification may need amendment depending upon the scope and size of the relevant Works Contract requirement.] - If the incident or circumstances may give rise to any claim in connection with this Works Contract, which may be in excess of the limits of the Required Insurances. |
| Failure to insure | 83.11 | If the Contractor is in breach of clause 83.1 the Client may pay (at its option) any premiums, relevant insurance tax and insurance broker costs required to keep such insurance in force or itself procure such insurance, and in either case, recover such amounts from the Contractor on written demand, together with all reasonable expenses incurred in procuring such insurance. |
| Premiums | 83.12 | Where any policy requires the payment of a premium, the Contractor will be liable for such premium. |
| Deductibles or excess | 83.13 | a) Where any insurance is subject to an excess or deductible below which the indemnity from the insurers is excluded, the Contractor will be liable for such excess or deductible. b) The Contractor will not be entitled to recover from the Client any sum paid by way of excess or deductible under the insurances whether under the terms of this Works Contract or otherwise. |
| Application of insurance proceeds | 83.14 | All insurance proceeds received under the Construction "All Risks" Insurance referred to in the Insurance Table (at clause 83.15), will be applied to repair, reinstate and replace each part or parts of the insured property in respect of which the proceeds were received. |
| Insurance Table | 83.15 | 1. Construction "All Risks" Insurance (CAR) [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would necessitate the reinstatement of physical works in the event of their loss, damage or destruction.] 1.1 Insureds 1. Contractor 2. Client as appropriate, each for their respective rights and interests in this Works Contract. 1.2 Insured property The permanent and temporary works, materials, goods, plant and equipment for incorporation in the works plus Plant, Materials and Equipment and all other property used or for use in connection with works associated with this Works Contract. 1.3 Coverage "All Risks" of physical loss, damage or destruction to the insured property (as specified in paragraph 1.2 above) unless otherwise excluded. 1.4 Sum insured At all times an amount not less than the full reinstatement or replacement value of the insured property (as specified in paragraph 1.2 above), plus provision to include cover features and extensions (as specified in paragraph 1.8 below). 1.5 Maximum deductible threshold Not to exceed [Note to compiler To be determined by the parties] each loss in respect of claims for defective design, materials and workmanship and in respect of all other claims [Note to compiler To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 1.6 Territorial limits Republic of Cyprus including offsite storage and during inland transit. 1.7 Period of insurance From the date of this Works Contract until the completion of the works and thereafter in respect of defects liability until expiry of the defects liability period. 1.8 Cover features and extensions 1. [Terrorism] [Note to compiler = Inclusion may need amendment depending upon the scope and size of the relevant Works Contract requirement.] 2. Munitions of war clause 3. Additional costs of completion clause 4. Professional fees clause 5. Debris removal clause 6. Seventy two (72) hour clause 7. Public authorities clause 8. Free issue materials clause 9. Ten percent (10%) escalation clause 10. Automatic reinstatement of sum insured clause 11. Loss minimisation 12. Plans and specifications clause 13. Guarantee maintenance or extended maintenance to the extent available 14. Payments on account 15. Temporary repairs 16. Offsite storage and repairs 17. Client co-insured party status with attendant non vitiation, waiver of subrogation and notice of cancellation in accordance with clause 83.4a), 83.4b), 83.4c) and 83.8a) of this contract 1.9 Principal exclusions 1. War and related perils. 2. Nuclear/radioactive risks. 3. Pressure waves caused by aircraft and other aerial devices travelling at sonic or supersonic speeds. 4. Wear, tear and gradual deterioration. 5. Consequential financial losses. 6. Cyber risks. 7. Inventory losses, fraud and employee dishonesty 8. Faulty design, workmanship and materials DE5 or LEG3/06 2. Third Party Public and Products Liability Insurance 2.1 Insured Contractor 2.2. Interest To indemnify the insured (as specified in paragraph 2.1 above) in respect of all sums that the insured (as specified in paragraph 2.1 above) may become legally liable to pay whether contractually or otherwise (including claimant’s costs and expenses) as damages in respect of accidental; 1. death or bodily injury, illness or disease contracted by any person; 2. loss or damage to property; 3. interference to property or any easement right of air, light, water or way or the enjoyment or use thereof by obstruction, trespass, nuisance, loss of amenities; happening during the period of insurance (as specified in paragraph 2.6 below) and arising out of or in connection with this contract. 2.3 Limit of indemnity Not less than [Note to compiler = To be determined by the parties] in respect of any one occurrence, the number of occurrences being unlimited in any annual policy period, but in the annual aggregate in respect of products or pollution liability (to the extent insured by the policy). [Note to compiler = The Third Party Public and Products Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of Third Party Public and Products Liability Insurance this will relate to an incurred legal liability of the Contractor causing loss, damage or destruction to physical property of the MoD and third parties and MoD personnel / third party death/bodily injury.] 2.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every occurrence of third party property damage. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 2.5 Territorial limits Republic of Cyprus and elsewhere in the world in respect of non manual visits. 2.6 Period of insurance From the date of this Works Contract until the completion of the works and thereafter in respect of defects liability until expiry of the defects liability period. 2.7 Cover features and extensions 1. Contingent motor vehicle liability 2. Legal defence costs 3. Indemnity to principals clause in accordance with clause 83.4 (d). 2.8 Principal exclusions 1. War and related perils. 2. Nuclear/radioactive risks. 3. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 2.1 above) arising out of the course of their employment. 4. Liability arising out of the use of mechanically propelled vehicles whilst required to be compulsorily insured by legislation in respect of such vehicles. 5. Liability in respect of predetermined penalties or liquidated damages imposed under any contract entered into by the insured (as specified in paragraph 2.1 above). 6. Events more properly covered under a professional indemnity insurance policy. 7. Liability arising from the ownership, possession or use of any aircraft or marine vessels. 8. Liability arising from pollution and contamination unless caused by a sudden, unintended unexpected and accidental occurrence. 9 Losses indemnified under the Construction "All Risks" Insurance policy. 11. Cyber risks 3. Professional Indemnity Insurance [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor providing professional services, advice, design and or specification.] 3.1 Insured Contractor 3.2 Interest To indemnify the insured (as specified in paragraph 3.1 above) for all sums which the insured (as specified in paragraph 3.1 above) may become legally liable to pay (including claimant’s costs and expenses) as a result of any claim or claims first made against the insured (as specified in paragraph 3.1 above) during the period of insurance (as specified in paragraph 3.6 below) by reason of any act, error and/or omission arising from or in connection with professional services, advice, design and specification in relation to this contract. 3.3 Limit of Indemnity Not less than [Note to compiler = To be determined by the parties] in respect of any one claim, and in the annual aggregate during the period of insurance (as specified in paragraph 3.6 below). [Note to compiler = The Professional Indemnity Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of financial loss associated with Contractor negligent act, error or omission in connection with any advice, design or specification being provided under the requirement. The Professional Indemnity Insurance market is a complex area and does not provide professional indemnity insurance in a consistent or uniform manner.] 3.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 3.5 Territorial limits Republic of Cyprus. 3.6 Period of insurance From the date of this Works Contract for the duration of this Works Contract renewable on an annual basis unless agreed otherwise by the parties and a period of twelve (12) years following the expiry or termination of this Works Contract whichever occurs earlier. 3.7 Cover features and extensions 1. Legal liability assumed under contract, duty of care agreements and collateral warranties. 3. Retroactive cover from the date of this Works Contract or retroactive date no later than the date of this Works Contract in respect of any policy provided on a claims made form of policy wording. 3.8 Principal exclusions 1. War and related perils. 2. Nuclear/radioactive risks. 3. Insolvency of the insured (as specified in paragraph 3.1above). 4. Bodily injury, sickness, disease or death sustained by any employee of the insured (as specified in paragraph 3.1 above) in the course of their employment. 4. Airside Third Party Liability Insurance [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor either working on or delivering the requirement in an airside location / environment.] 4.1 Insured Contractor 4.2 Interest Legal liability the insured (as specified in paragraph 4.1 above) may incur for bodily injury to or property damage arising from the performance of this contract airside, including legal liability for damage to aircraft. 4.3 Limit of indemnity Not less than [Note to compiler = To be determined by the parties] combined single limit for bodily injury and/or property damage of any one occurrence the number of occurrences being unlimited in any annual policy period. [Note to compiler = The Airside Third Party Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of the Airside Third Party Liability Insurance this will relate to an incurred legal liability of the Contractor causing loss, damage or destruction to physical property of the MoD and third parties and MoD personnel / third party death/bodily injury.] 4.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 4.5 Territorial limits Any relevant airport or airfield 4.6 Period of insurance From the date of this Works Contract for the duration of the Works Contract. 4.7 Cover features and extensions 1. Indemnity to principals clause in accordance with clause 83.4(d). 4.8 Principal exclusions 1. Radioactive contamination. 2. Claims caused by any hostile detonation of any weapon of war employing atomic or nuclear fission and or fusion or other like reaction or radioactive force or matter. 3. Noises, pollution, contamination exclusion (other than pollution or contamination of a product supplied by the insured (as specified in paragraph 4.1 above). 4. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 4.1 above) arising out of the course of their employment. 5. Liability arising out of the use of mechanically propelled vehicles whilst required to be compulsorily insured by legislation in respect of such vehicles. 5. Airside Motor Third Party Liability Insurance [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor either driving or operating mechanically propelled vehicles in an airside location / environment.] 5.1 Insured Contractor 5.2 Interest Legal liability of the insured (as specified in paragraph 5.1 above) to pay damages (including claimants costs and expenses) in respect of 1.any accident, injury, loss or liability, due to the presence of an insured’s(as specified in paragraph 5.1 above) vehicle in any premises or area to which aircraft has access. 2. any accident, loss or damage to any aircraft or any liability or injury arising from such damage. 3. any consequential loss in connection with any aircraft, airport or airfield operation arising from the presence of the insured’s (as specified in paragraph 5.1 above) vehicles in any area to which any aircraft has access. 5.3 Limit of indemnity less than [Note to compiler = To be determined by the parties] any one occurrence the number of occurrences being unlimited during the period of insurance (in paragraph 5.6 below). [Note to compiler = The Airside Motor Third Party Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of the Airside Motor Third Party Liability Insurance this will relate to an incurred legal liability of a vehicle causing loss, damage or destruction to physical property of the MoD and third parties and MoD personnel / third party death/bodily injury.] 5.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 5.5 Situation Any relevant airport or airfield. 5.6 Period of insurance From the date of this Works Contract for the duration of the Works Contract. 5.7 Cover features and extensions 1. Cross liability clause. 2. Obstruction, trespass, nuisance, loss of amenities, interference with easements or any like clause. 3. Indemnity to principals clause in accordance with clause 83.4(d). 5.8 Principal exclusions 1. War and related perils 2. Nuclear/radioactive risks 3. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 5.1 above) arising out of the course of their employment. 6. Marine Liability Insurance and/or Protection and Indemnity Insurance (as appropriate for the insured vessels) [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor either working on or delivering the requirement in a marine / dockyard location / environment and or use of vessels or waterborne craft by the Contractor its supply chain to deliver the requirement.] 6.1 Insured Contractor 6.2 Insured property Any vessels and/or craft used for or in connection with the Works Contract for which the insured (as specified in paragraph 6.1 above) may be responsible. 6.3 Interest Legal liability the insured (as specified in paragraph 6.1 above) (including claimants’ costs and expenses) in respect of: 1. death or bodily injury to or sickness of any person; 2. loss or damage to property; 3. removal of wreck; 4. pollution arising out of marine activity and / or the ownership or operation of vessels and/or craft used for or in connection with the Works Contract happening during the period of insurance (as specified in paragraph 6.7 below) plus provision to include other cover features and extensions as appropriate. 6.4 Limit of indemnity Not less than [Note to compiler = To be determined by the parties] in respect of any one any one occurrence the number of occurrences being unlimited in any annual policy period. [Note to compiler = The Marine Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of the Marine Liability Insurance this will relate to an incurred legal liability of the Contractor causing loss, damage or destruction to physical property o fthe MoD and third parties and MoD personnel / third party death/bodily injury.] 6.5 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 6.6 Territorial limits Relevant inland and territorial waters and voyages between, extended to cover all waters outside territorial limits necessary within the scope of the contract but no wider than Institute Trading Warranties. 6.7 Period of insurance From the date of the Works Contract and for the duration of the Works Contract renewable on an annual basis unless agreed otherwise by the parties. 6.8 Cover features and extensions 1. Liability to persons being carried on board insured vessels 2. Balance 3/4ths collision liability included (if Protection and Indemnity Insurance). 6.9 Principal exclusions 1. Nuclear/radioactive risks. 2. War and related perils 3. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 6.1 above) arising out of the course of their employment. |

Lot 2 Falkland and Ascension Islands required insurances

| Insurance Cover Requirement to maintain | 83 83.1 | Without prejudice to its obligation to indemnify or otherwise be liable to the Client under this Works Contract, the Contractor will, from the date of this Works Contract, take out and maintain or procure the taking out and maintenance in full force and effect insurances in accordance with the requirements specified in the Insurance Table (at clause 83.15) and any other insurances as may be required by law or relevant regulation (together the “Required Insurances”). The Contractor will ensure that the Required Insurances are effective in each case not later than the date on which the relevant risk commences. |
| --- | --- | --- |
| Quality of the Required Insurances | 83.2 | The Required Insurances referred to in clause 83.1 will be taken out and maintained with insurers who (in the reasonable opinion of the Client) are of good financial standing, appropriately regulated and of good repute in the international insurance market. |
| Non invalidation obligations | 83.3 | The Contractor will not (and the Contractor will procure that none of its Subcontractors of any tier will not) take any action, or permit anything to occur in relation to it, which would entitle any insurer to refuse to pay any claim under any insurance policy in which that party is an insured, a co-insured or additional insured person. |
| Insurance of the Works Contract | 83.4 | The Insurances referred to in clause 83.1 will: a) Where specified in the Insurance Table (at clause 83.15) name the Client as co-insured for its separate interest. b) Where specified in the Insurance Table (at clause 83.15) provide for non vitiation and severability of interests protection in respect of any claim made by the Client as a co-insured. c) Where specified in the Insurance Table (at clause 83.15), include an undertaking from the relevant insurer to waive all rights of subrogation howsoever arising and/or claims against the Client, its employees, servants or agents which they may have or acquire, arising out of any occurrence in respect of which any claim is admitted and is insured under the Required Insurances. The provisions of this clause 83.4c) will not apply against any Client officer, director, employee, agent and assign who has caused or contributed to such an occurrence or claim by fraud, deliberate misrepresentation, deliberate nondisclosure or deliberate breach of policy condition, d) Where specified in the Insurance Table (at clause 83.15), contain an indemnity to principals (or additional insured equivalent) clause under which the Client is indemnified in respect of claims made against the Client arising from death or bodily injury or third party property damage for which the Contractor is legally liable in respect of this Works Contract. e) Be maintained from the date referred to in clause 83.1 above and until at least the expiry or termination of this Works Contract and for such further period as may be specified in the Insurance Table (at clause 83.15) subject to the terms, cover features and extensions and principal exclusions as specified in the Insurance Table (at clause 83.15). f) Be maintained from time to time (as far as is reasonably practicable), on terms no less favourable than those generally available to a contractor in respect of the risks insured in the international insurance market from time to time. |
| Requirements of the Contractor | 83.5 | The Contractor will: a) Without limiting any specific requirements in this Works Contract, take or procure the taking of all reasonable risk management and risk control measures in relation to this Works Contract as it would be reasonable to expect of a contractor, acting in accordance with industry best practice, including but not limited to the investigation and reporting of its claims to insurers. b) Discharge all its obligations of complying with the duty of material fact disclosure to insurers and taking the actions needed to protect the Client's separate interests. c) Use reasonable endeavours to procure that all insurance brokers through whom any Required Insurances to be effected by the Contractor are effected or maintained will maintain intact their files (including all documents disclosed and correspondence in connection with the placement of those Required Insurances and the payment of premiums and claims under such Required Insurances). |
| Evidence of the Required Insurances | 83.6 | The Contractor will provide, on request, to the Client a) Evidence of the Required Insurances, in a form satisfactory to the Client ; and b) Evidence, in a form satisfactory to the, Client that the premiums payable under the Required Insurances have been paid and that the insurances are in full force and effect and meet the insurance requirements of the Contractor in respect thereof. c) Neither inspection, nor receipt of such evidence, will constitute acceptance by the Client of the terms thereof, nor be a waiver of the Contractor’s liability under this Works Contract. |
|  | 83.7 | Evidence, in a form satisfactory to the Client, of the insurances required by clause 83.1 (Requirement to Maintain) will be obtained as and when requested and certified copies will be forwarded to the Client as soon as possible but in any event no later than two (2) weeks following the Client request or the relevant insurance policy renewal date. |
| Cancellation | 83.8 | a) Where the insurers purport to cancel, suspend or terminate the Required Insurances, the Contractor will procure that the insurers will, as soon as is reasonably practicable, notify the Contractor in writing in the event of any such proposed suspension, cancellation or termination. b) Where the Contractor receives notification from insurers pursuant to clause 83.8a), the Contractor will promptly notify the Client in writing of receipt of such proposed suspension, cancellation or termination. |
| Insurance claims | 83.9 | The Contractor will promptly notify to insurers any matter arising from or in relation to this Works Contract from which it may be entitled to claim under any of the Required Insurances. |
|  | 83.10 | Except where the Client is the claimant party and without limiting the other provisions of this clause, the Contractor will notify the Client immediately, (such notification to be accompanied by reasonable particulars of the incident or circumstances giving rise to such claim): - Of any incident or circumstances which may give rise to any claim amounting to or in excess of seventy five thousand pounds (£75,000) in connection with this Works Contract under any of the Required Insurances. [Note to compiler = The level of insurance clams notification may need amendment depending upon the scope and size of the relevant Works Contract requirement.] - If the incident or circumstances may give rise to any claim in connection with this Works Contract, which may be in excess of the limits of the Required Insurances. |
| Failure to insure | 83.11 | If the Contractor is in breach of clause 83.1 the Client may pay (at its option) any premiums, relevant insurance tax and insurance broker costs required to keep such insurance in force or itself procure such insurance, and in either case, recover such amounts from the Contractor on written demand, together with all reasonable expenses incurred in procuring such insurance. |
| Premiums | 83.12 | Where any policy requires the payment of a premium, the Contractor will be liable for such premium. |
| Deductibles or excess | 83.13 | a) Where any insurance is subject to an excess or deductible below which the indemnity from the insurers is excluded, the Contractor will be liable for such excess or deductible. b) The Contractor will not be entitled to recover from the Client any sum paid by way of excess or deductible under the insurances whether under the terms of this Works Contract or otherwise. |
| Application of insurance proceeds | 83.14 | All insurance proceeds received under the Construction "All Risks" Insurance referred to in the Insurance Table (at clause 83.15), will be applied to repair, reinstate and replace each part or parts of the insured property in respect of which the proceeds were received. |
| Insurance Table | 83.15 | 1. Construction "All Risks" Insurance (CAR) [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would necessitate the reinstatement of physical works in the event of their loss, damage or destruction.] 1.1 Insureds 1. Contractor 2. Client as appropriate, each for their respective rights and interests in this Works Contract. 1.2 Insured property The permanent and temporary works, materials, goods, plant and equipment for incorporation in the works plus Plant, Materials and Equipment and all other property used or for use in connection with works associated with this Works Contract. 1.3 Coverage "All Risks" of physical loss, damage or destruction to the insured property (as specified in paragraph 1.2 above) unless otherwise excluded. 1.4 Sum insured At all times an amount not less than the full reinstatement or replacement value of the insured property (as specified in paragraph 1.2 above), plus provision to include cover features and extensions (as specified in paragraph 1.8 below). 1.5 Maximum deductible threshold Not to exceed [Note to compiler To be determined by the parties] each loss in respect of claims for defective design, materials and workmanship and in respect of all other claims [Note to compiler To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 1.6 Territorial limits [Falkland Islands] [Ascension Islands] including offsite storage and during inland transit. [Note to compiler = Confirm if Falklands Islands or Ascension Islands.] 1.7 Period of insurance From the date of this Works Contract until the completion of the works and thereafter in respect of defects liability until expiry of the defects liability period. 1.8 Cover features and extensions 1. [Terrorism] [Note to compiler = Inclusion may need amendment depending upon the scope and size of the relevant Works Contract requirement.] 2. Munitions of war clause 3. Additional costs of completion clause 4. Professional fees clause 5. Debris removal clause 6. Seventy two (72) hour clause 7. Public authorities clause 8. Free issue materials clause 9. Ten percent (10%) escalation clause 10. Automatic reinstatement of sum insured clause 11. Loss minimisation 12. Plans and specifications clause 13. Guarantee maintenance or extended maintenance to the extent available 14. Payments on account 15. Temporary repairs 16. Offsite storage and repairs 17. Client co-insured party status with attendant non vitiation, waiver of subrogation and notice of cancellation in accordance with clause 83.4a), 83.4b), 83.4c) and 83.8a) of this contract 1.9 Principal exclusions 1. War and related perils. 2. Nuclear/radioactive risks. 3. Pressure waves caused by aircraft and other aerial devices travelling at sonic or supersonic speeds. 4. Wear, tear and gradual deterioration. 5. Consequential financial losses. 6. Cyber risks. 7. Inventory losses, fraud and employee dishonesty 8. Faulty design, workmanship and materials DE5 or LEG3/06 2. Third Party Public and Products Liability Insurance 2.1 Insured Contractor 2.2. Interest To indemnify the insured (as specified in paragraph 2.1 above) in respect of all sums that the insured (as specified in paragraph 2.1 above) may become legally liable to pay whether contractually or otherwise (including claimant’s costs and expenses) as damages in respect of accidental; 1. death or bodily injury, illness or disease contracted by any person; 2. loss or damage to property; 3. interference to property or any easement right of air, light, water or way or the enjoyment or use thereof by obstruction, trespass, nuisance, loss of amenities; happening during the period of insurance (as specified in paragraph 2.6 below) and arising out of or in connection with this contract. 2.3 Limit of indemnity Not less than [Note to compiler = To be determined by the parties] in respect of any one occurrence, the number of occurrences being unlimited in any annual policy period, but in the annual aggregate in respect of products or pollution liability (to the extent insured by the policy). [Note to compiler = The Third Party Public and Products Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of Third Party Public and Products Liability Insurance this will relate to an incurred legal liability of the Contractor causing loss, damage or destruction to physical property of the MoD and third parties and MoD personnel / third party death/bodily injury.] 2.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every occurrence of third party property damage. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 2.5 Territorial limits [Falkland Islands] [Ascension Islands] and elsewhere in the world in respect of non manual visits. [Note to compiler = Confirm if Falklands Islands or Ascension Islands.] 2.6 Period of insurance From the date of this Works Contract until the completion of the works and thereafter in respect of defects liability until expiry of the defects liability period. 2.7 Cover features and extensions 1. Contingent motor vehicle liability 2. Legal defence costs 3. Indemnity to principals clause in accordance with clause 83.4 (d). 2.8 Principal exclusions 1. War and related perils. 2. Nuclear/radioactive risks. 3. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 2.1 above) arising out of the course of their employment. 4. Liability arising out of the use of mechanically propelled vehicles whilst required to be compulsorily insured by legislation in respect of such vehicles. 5. Liability in respect of predetermined penalties or liquidated damages imposed under any contract entered into by the insured (as specified in paragraph 2.1 above). 6. Events more properly covered under a professional indemnity insurance policy. 7. Liability arising from the ownership, possession or use of any aircraft or marine vessels. 8. Liability arising from pollution and contamination unless caused by a sudden, unintended unexpected and accidental occurrence. 9 Losses indemnified under the Construction "All Risks" Insurance policy. 11. Cyber risks 3. Professional Indemnity Insurance [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor providing professional services, advice, design and or specification.] 3.1 Insured Contractor 3.2 Interest To indemnify the insured (as specified in paragraph 3.1 above) for all sums which the insured (as specified in paragraph 3.1 above) may become legally liable to pay (including claimant’s costs and expenses) as a result of any claim or claims first made against the insured (as specified in paragraph 3.1 above) during the period of insurance (as specified in paragraph 3.6 below) by reason of any act, error and/or omission arising from or in connection with professional services, advice, design and specification in relation to this contract. 3.3 Limit of Indemnity Not less than [Note to compiler = To be determined by the parties] in respect of any one claim, and in the annual aggregate during the period of insurance (as specified in paragraph 3.6 below). [Note to compiler = The Professional Indemnity Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of financial loss associated with Contractor negligent act, error or omission in connection with any advice, design or specification being provided under the requirement. The Professional Indemnity Insurance market is a complex area and does not provide professional indemnity insurance in a consistent or uniform manner.] 3.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 3.5 Territorial limits [Falkland Islands] [Ascension Islands]. [Note to compiler = Confirm if Falklands Islands or Ascension Islands.] 3.6 Period of insurance From the date of this Works Contract for the duration of this Works Contract renewable on an annual basis unless agreed otherwise by the parties and a period of twelve (12) years following the expiry or termination of this Works Contract whichever occurs earlier. 3.7 Cover features and extensions 1. Legal liability assumed under contract, duty of care agreements and collateral warranties. 3. Retroactive cover from the date of this Works Contract or retroactive date no later than the date of this Works Contract in respect of any policy provided on a claims made form of policy wording. 3.8 Principal exclusions 1. War and related perils. 2. Nuclear/radioactive risks. 3. Insolvency of the insured (as specified in paragraph 3.1above). 4. Bodily injury, sickness, disease or death sustained by any employee of the insured (as specified in paragraph 3.1 above) in the course of their employment. 4. Airside Third Party Liability Insurance [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor either working on or delivering the requirement in an airside location / environment.] 4.1 Insured Contractor 4.2 Interest Legal liability the insured (as specified in paragraph 4.1 above) may incur for bodily injury to or property damage arising from the performance of this contract airside, including legal liability for damage to aircraft. 4.3 Limit of indemnity Not less than [Note to compiler = To be determined by the parties] combined single limit for bodily injury and/or property damage of any one occurrence the number of occurrences being unlimited in any annual policy period. [Note to compiler = The Airside Third Party Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of the Airside Third Party Liability Insurance this will relate to an incurred legal liability of the Contractor causing loss, damage or destruction to physical property of the MoD and third parties and MoD personnel / third party death/bodily injury.] 4.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 4.5 Territorial limits Any relevant airport or airfield 4.6 Period of insurance From the date of this Works Contract for the duration of the Works Contract. 4.7 Cover features and extensions 1. Indemnity to principals clause in accordance with clause 83.4(d). 4.8 Principal exclusions 1. Radioactive contamination. 2. Claims caused by any hostile detonation of any weapon of war employing atomic or nuclear fission and or fusion or other like reaction or radioactive force or matter. 3. Noises, pollution, contamination exclusion (other than pollution or contamination of a product supplied by the insured (as specified in paragraph 4.1 above). 4. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 4.1 above) arising out of the course of their employment. 5. Liability arising out of the use of mechanically propelled vehicles whilst required to be compulsorily insured by legislation in respect of such vehicles. 5. Airside Motor Third Party Liability Insurance [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor either driving or operating mechanically propelled vehicles in an airside location /environment.] 5.1 Insured Contractor 5.2 Interest Legal liability of the insured (as specified in paragraph 5.1 above) to pay damages (including claimants costs and expenses) in respect of 1. any accident, injury, loss or liability, due to the presence of an insured’s (as specified in paragraph 5.1 above) vehicle in any premises or area to which aircraft has access. 2. any accident, loss or damage to any aircraft or any liability or injury arising from such damage. 3. any consequential loss in connection with any aircraft, airport or airfield operation arising from the presence of the insured’s (as specified in paragraph 5.1 above) vehicles in any area to which any aircraft has access. 5.3 Limit of indemnity Not less than [Note to compiler = To be determined by the parties] any one occurrence the number of occurrences being unlimited during the period of insurance (in paragraph 5.6 below). [Note to compiler = The Airside Motor Third Party Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of the Airside Motor Third Party Liability Insurance this will relate to an incurred legal liability of a vehicle causing loss, damage or destruction to physical property of the MoD and third parties and MoD personnel / third party death/bodily injury.] 5.4 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 5.5 Situation Any relevant airport or airfield. 5.6 Period of insurance From the date of this Works Contract for the duration of the Works Contract. 5.7 Cover features and extensions 1. Cross liability clause. 2. Obstruction, trespass, nuisance, loss of amenities, interference with easements or any like clause. 3. Indemnity to principals clause in accordance with clause 83.4(d). 5.8 Principal exclusions 1. War and related perils 2. Nuclear/radioactive risks 3. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 5.1 above) arising out of the course of their employment. 6. Marine Liability Insurance and/or Protection and Indemnity Insurance (as appropriate for the insured vessels) [Note to compiler = This class of required insurance is only required in relation to any Works Contract requirement that would involve the Contractor either working on or delivering the requirement in a marine / dockyard location / environment and or use of vessels or waterborne craft by the Contractor its supply chain to deliver the requirement.] 6.1 Insured Contractor 6.2 Insured property Any vessels and/or craft used for or in connection with the Works Contract for which the insured (as specified in paragraph 6.1 above) may be responsible. 6.3 Interest Legal liability the insured (as specified in paragraph 6.1above) (including claimants’ costs and expenses) in respect of: 1. death or bodily injury to or sickness of any person; 2. loss or damage to property; 3. removal of wreck; 4. pollution arising out of marine activity and / or the ownership or operation of vessels and/or craft used for or in connection with the Works Contract happening during the period of insurance (as specified in paragraph 6.7 below) plus provision to include other cover features and extensions as appropriate. 6.4 Limit of indemnity Not less than [Note to compiler = To be determined by the parties] in respect of any one any one occurrence the number of occurrences being unlimited in any annual policy period. [Note to compiler = The Marine Liability Insurance limit of indemnity should be set in line with the potential losses that could occur (not the value of the requirement or the level of cover held by the Contractor). The MoD (as the Client) needs to consider the potential frequency / severity of losses that could occur in respect of risk insured by the policy. In the case of the Marine Liability Insurance this will relate to an incurred legal liability of the Contractor causing loss, damage or destruction to physical property of the MoD and third parties and MoD personnel / third party death/bodily injury.] 6.5 Maximum deductible threshold Not to exceed [Note to compiler = To be determined by the parties] each and every claim. [Note to compiler = Maximum deductible thresholds will need to be proposed and agreed either at Lot 1 level or as part of the Works Contract call-off process.] 6.6 Territorial limits Relevant inland and territorial waters and voyages between, extended to cover all waters outside territorial limits necessary within the scope of the contract but no wider than Institute Trading Warranties. 6.7 Period of insurance From the date of the Works Contract and for the duration of the Works Contract renewable on an annual basis unless agreed otherwise by the parties. 6.8 Cover features and extensions 1. Liability to persons being carried on board insured vessels 2. Balance 3/4ths collision liability included (if Protection and Indemnity Insurance). 6.9 Principal exclusions 1. Nuclear/radioactive risks. 2. War and related perils 3. Liability for death, illness, disease or bodily injury sustained by employees of the insured (as specified in paragraph 6.1 above) arising out of the course of their employment. |

Lot 3 Operational Estate

To be reviewed on a case by case basis.

Lot 4 Rest of the World

To be reviewed on a case by case basis.

- Schedule 2 – Annex N JSP 440

- Definitions

The term "Authority" for the purposes of the Annex means a Ministry of Defence (MOD) official acting on behalf of the Secretary of State for Defence.

Security Grading

All aspects associated with this Contract are classified OFFICIAL. Some aspects are more sensitive and are classified as OFFICIAL-SENSITIVE. The Security Aspects Letter, issued by the Authority defines the OFFICIAL- SENSITIVE information that is furnished to the Contractor, or which is to be developed by it, under this Contract. The Contractor shall mark all OFFICIAL SENSITIVE documents which it originates or copies during the Contract clearly with the OFFICIAL-SENSITIVE classification. However, the Contractor is not required to mark information/material related to the Contract which is only OFFICIAL.

Official Secrets Acts

The Contractor's attention is drawn to the provisions of the Official Secrets Acts 1911-1989 in general, and to the provisions of section 2 of the Official Secrets Act 1911 (as amended by the Act of 1989) in particular. The Contractor shall take all reasonable steps to make sure that all individuals employed on any work in connection with the Contract (including sub-contractors) have notice that these statutory provisions, or any others provided by the Authority, apply to them and shall continue so to apply after the completion or earlier termination of the Contract.

Protection of OFFICIAL and OFFICIAL- SENSITIVE Information

The Contractor shall protect OFFICIAL and OFFICIAL-SENSITIVE information provided to it or generated by it in accordance with the requirements detailed in this Security Clause and any other conditions that may be specified by the Authority. The Contractor shall take all reasonable steps to prevent the loss or compromise of the information or from deliberate or opportunist attack.

The contractor shall apply Industry Security Notice (ISN) 2017/01 requirements to every industry owned IT and communication system used to store, process or generate MOD information including those systems containing OFFICIAL and/or OFFICIAL-SENSITIVE information. ISN 2017/01 details Defence Assurance and Risk Tool (DART) registration, IT security accreditation processes, risk assessment and risk management requirements. The ISN is available at:

https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/594320/DART_ISN_-_V2_3.pdf

OFFICIAL and OFFICIAL-SENSITIVE information shall be protected in a manner to avoid unauthorised access. The Contractor shall take all reasonable steps to prevent the loss, compromise or inappropriate access of the information or from deliberate or opportunist attack.

All OFFICIAL and OFFICIAL-SENSITIVE material including documents, media and other material shall be physically secured to prevent unauthorised access. When not in use OFFICIAL and OFFICIAL- SENSITIVE documents/material shall be handled with care. As a minimum, when not in use, OFFICIAL-SENSITIVE material shall be stored under lock and key and in a lockable room, cabinets, drawers or safe and the keys/combinations are themselves to be subject to a level of physical security and control.

Disclosure of OFFICIAL and OFFICIAL-SENSITIVE information shall be strictly in accordance with the "need to know" principle. Except with the written consent of the Authority, the Contractor shall not disclose any of the classified aspects of the Contract detailed in the Security Aspects Letter other than to a person directly employed by the Contractor or Subcontractor, or Service Provider.

Any samples, patterns, specifications, plans, drawings or any other documents issued by or on behalf of the Authority for the purposes of the Contract remain the property of the Authority and shall be returned on completion of the Contract or, if directed by the Authority, destroyed in accordance with paragraph 32.

Access

Access to OFFICIAL and OFFICIAL-SENSITIVE information shall be confined to those individuals who have a “need-to-know”, have been made aware of the requirement to protect the information and whose access is essential for the purpose of his or her duties.

The Contractor shall ensure that all individuals having access to OFFICIALSENSITIVE information have undergone basic recruitment checks. Contractors shall apply the requirements of HMG Baseline Personnel Security Standard (BPSS) for all individuals having access to OFFICIAL-SENSITIVE information. Further details and the full requirements of the BPSS can be found at the Gov.UK website at:

https://www.gov.uk/government/publications/government-baseline-personnelhttps://www.gov.uk/government/publications/government-baseline-personnel-security-standardsecurity-standard.

Hard Copy Distribution

OFFICIAL and OFFICIAL-SENSITIVE documents shall be distributed, both within and outside company premises in such a way as to make sure that no unauthorised person has access. It may be sent by ordinary post or Commercial Couriers in a single envelope. The words OFFICIAL or OFFICIAL-SENSITIVE shall not appear on the envelope. The envelope should bear a stamp or details that clearly indicates the full address of the office from which it was sent.

Advice on the distribution of OFFICIAL-SENSITIVE documents abroad or any other general advice including the distribution of OFFICIAL-SENSITIVE hardware shall be sought from the Authority.

Electronic Communication, Telephony and Facsimile Services

OFFICIAL information may be emailed unencrypted over the internet. OFFICIAL-SENSITIVE information shall normally only be transmitted over the internet encrypted using either a CESG Commercial Product Assurance (CPA) cryptographic product or a MOD approved cryptographic technique such as Transmission Layer Security (TLS). In the case of TLS both the sender and recipient organisations must have TLS enabled. Details of the required TLS implementation are available at:

https://www.ncsc.gov.uk/guidance/tls-external-facing-services

Details of the CPA scheme are available at:

https://www.ncsc.gov.uk/scheme/commercial-product-assurance-cpa

Exceptionally, in urgent cases, OFFICIAL-SENSITIVE information may be emailed unencrypted over the internet where there is a strong business need to do so and only with the prior approval of the Authority.

OFFICIAL-SENSITIVE information shall only be sent when it is known that the recipient has been made aware of and can comply with the requirements of these Security Conditions and subject to any explicit limitations that the authority shall require. Such limitations, including any regarding publication, further circulation or other handling instructions shall be clearly identified in the email sent with the material.

OFFICIAL information may be discussed on fixed and mobile telephones with persons located both within the UK and overseas. OFFICIAL-SENSITIVE information may be discussed on fixed and mobile types of telephone within the UK, but not within earshot of unauthorised persons.

OFFICIAL information may be faxed to recipients located both within the UK and overseas, however OFFICIAL-SENSITIVE information may be faxed only to UK recipients.

Use of Information Systems

The detailed functions that must be provided by an IT system to satisfy the minimum requirements cannot all be described here; it is for the implementers to identify possible means of attack and ensure proportionate security mitigations are applied to prevent a successful attack.

The contractor shall ensure 10 Steps to Cyber Security is applied in a proportionate manner for each IT and communications system storing, processing or generating MOD UK OFFICIAL or OFFICIAL-SENSITIVE information. 10 Steps to Cyber Security is available at: https://www.ncsc.gov.uk/guidance/10-steps-cyber-security.  The contractor shall ensure competent personnel apply 10 Steps to Cyber Security.

As a general rule, any communication path between an unauthorised user and the data can be used to carry out an attack on the system or be used to compromise or ex-filtrate data.

Within the framework of the 10 Steps to Cyber Security, the following describes the minimum security requirements for processing and accessing OFFICIAL-SENSITIVE information on IT systems.

Access Physical access to all hardware elements of the IT system is to be strictly controlled. The principle of “least privilege” will be applied to System Administrators. Users of the IT System -Administrators should not conduct ‘standard’ User functions using their privileged accounts.

  - Identification and Authentication (ID&A). All systems shall have the following functionality:

Up-to-date lists of authorised users.

Positive identification of all users at the start of each processing  session.

Passwords. Passwords are part of most ID&A, Security Measures. Passwords shall be ‘strong’ using an appropriate method to achieve this, for example including numeric and “special” characters (if permitted by the system) as well as alphabetic characters.

Internal Access Control. All systems shall have internal Access Controls to prevent unauthorised users from accessing or modifying the data.

Data Transmission. Unless the Authority authorises otherwise, OFFICIAL-SENSITIVE information shall be transmitted or accessed electronically (e.g. point to point computer links) via a public network like the Internet, using a CPA product or equivalent as described in paragraph 13 above.

Security Accounting and Audit. Security relevant events fall into two categories, namely legitimate events and violations.

The following events shall always be recorded:

All log on attempts whether successful or failed,

Log off (including time out where applicable),

The creation, deletion or alteration of access rights and privileges,

The creation, deletion or alteration of passwords

For each of the events listed above, the following information is to be recorded:

Type of event,

User ID,

Date & Time,

Device ID,

The accounting records shall have a facility to provide the System Manager with a hard copy of all or selected activity. There shall also be a facility for the records to be printed in an easily readable form. All security records are to be inaccessible to users without a need to know.

- If the operating system is unable to provide this then the equipment shall be protected by physical means when not in use i.e. locked away or the hard drive removed and locked away.

Integrity & Availability. The following supporting measures shall be implemented:

Provide general protection against normally foreseeable accidents/mishaps and known recurrent problems (e.g. viruse  power supply variations),

Defined Business Contingency Plan,

Data backup with local storage,

Anti-Virus Software (Implementation, with updates, of an acceptable industry standard Anti-virus software),

Operating systems, applications and firmware should be supported,

Patching of Operating Systems and Applications used shall be in line with the manufacturers recommended schedule. If patches cannot be applied an understanding of the resulting risk will be documented,

Logon Banners Wherever possible, a “Logon Banner” shall be provided to summarise the requirements for access to a system which may be needed to institute legal action in case of any breach occurring.

suggested format for the text (depending on national legal requirements) could be:

“Unauthorised access to this computer system may constitute a criminal offence”

Unattended Terminals. Users are to be automatically logged off the system if their terminals have been inactive for some predetermined period of time, or systems must activate a password protected screen saver after 15 minutes of inactivity, to prevent an attacker making use of an unattended terminal.

Internet Connections. Computer systems shall not be connected direct to the Internet or ‘untrusted’ systems unless protected by a firewall (a software based personal firewall is the minimum but risk assessment and management must be used to identify whether this is sufficient).

Disposal Before IT storage media (e.g. disks) are disposed of, an erasure product shall be used to overwrite the data. This is a more thorough process than deletion of files, which does not remove the data.

Laptops

Laptops holding any MOD supplied or contractor generated OFFICIALSENSITIVE information are to be encrypted using a CPA product or equivalent as described in paragraph 14 above.

Unencrypted laptops not on a secure site are to be recalled and only used or stored in an appropriately secure location until further notice or until approved full encryption is installed. Where the encryption policy cannot be met, a Risk Balance Case that fully explains why the policy cannot be complied with and the mitigation plan, which should explain any limitations on the use of the system, is to be submitted to the Authority for consideration. Unencrypted laptops and drives containing personal data are not to be taken outside of secure sites. For the avoidance of doubt the term “drives” includes all removable, recordable media (e.g. memory sticks, compact flash, recordable optical media e.g. CDs and DVDs), floppy discs and external hard drives.

Any token, touch memory device or password(s) associated with the encryption package is to be kept separate from the machine whenever the machine is not in use, left unattended or in transit.

Portable CIS devices are not to be left unattended in any public location. They are not to be left unattended in any motor vehicles either in view or in the boot or luggage compartment at any time. When the vehicle is being driven the CIS is to be secured out of sight in the glove compartment, boot or luggage compartment as appropriate to deter opportunist theft.

Loss and Incident Reporting

The contractor shall immediately report any loss or otherwise compromise of any OFFICIAL or OFFICIAL-SENSITIVE information to the Authority.

Accordingly, in accordance with Industry Security Notice 2014/02 as may be subsequently updated at:

https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/ 293480/ISN 2014_02_Incident_Reporting.pdf

Any security incident involving any MOD owned, processed, or Contractor generated OFFICIAL or OFFICIAL-SENSITIVE information defined in the Contract Security Aspects Letter shall be immediately reported to the MOD Defence Industry Warning, Advice and Reporting Point (WARP), within the Joint Security Co-ordination Centre (JSyCC). This will assist the JSyCC in formulating a formal information security reporting process and the management of any associated risks, impact analysis and upward reporting to the MOD’s Chief Information Officer (CIO) and, as appropriate, the company concerned. The MOD WARP will also advise the contractor what further action is required to be undertaken.

JSyCC WARP Contact Details

Email: For those with access to the RLI: CIO-DSAS-JSyCCOperations

Email: 	For 	those 	without 	access 	to 	the 	RLI: 	CIO-DSAS-JSyCCOperations@mod.gov.uk

Telephone: Working Hours: 0306 770 2187

Out of Hours/Duty Officer Phone: 07768 558863

Fax: 01480 446328

Mail: Joint Security Co-ordination Centre (JSyCC), X007 Bazalgette Pavilion, RAF Wyton, Huntingdon, Cambs, PE28 2EA.

Sub-Contracts

In accordance with Clause 26 (Subcontracting) of the Engineering and construction contract and this Annex The Contractor may Sub-contract any elements of this Contract to Subcontractors within the United Kingdom notifying the Authority. When subcontracting to a Subcontractor located in the UK the Contractor shall ensure that these Security Conditions shall be incorporated within the Sub-contract document. The prior approval of the Authority shall be obtained should the Contractor wish to Sub-contract any OFFICIALSENSITIVE elements of the Contract to a Subcontractor located in another country. The first page of Appendix 5 (MOD Form 1686 (F1686)) of the Security Policy Framework Contractual Process chapter is to be used for seeking such approval. The MOD Form 1686 can be found at Appendix 5 at:

https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/ 367494/Contractual_Process_-_Appendix_5_form.doc.

If the Sub-contract is approved, the Contractor shall incorporate these security conditions within the Sub-contract document.

Publicity Material

Contractors wishing to release any publicity material or display hardware that arises from this Contract shall seek the prior approval of the Authority. Publicity material includes open publication in the contractor’s publicity literature or website or through the media; displays at exhibitions in any country; lectures or symposia; scientific or technical papers, or any other occasion where members of the general public may have access to the information even if organised or sponsored by the MOD, Services or any other government department.

Private Venture

30. Any defence related Private Venture derived from the activities of this Contract are to be formally assessed by the Authority for determination of its appropriate classification. Contractors are to submit a definitive product specification for PV Security Grading in accordance with the requirement detailed at:

https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/ 414857/20150310_PV_Ex_Guidance_Document.pdf

Promotions and Potential Export Sales

Contractors wishing to promote, demonstrate, sell or export any material that may lead to the release of information or equipment classified OFFICIALSENSITIVE (including classified tactics, training or doctrine related to an OFFICIAL-SENSITIVE equipment) are to obtain the prior approval of the Authority utilising the MOD Form 680 process, as identified at:

https://www.gov.uk/mod-f680-applications.

Destruction

As soon as no longer required, OFFICIAL and OFFICIAL-SENSITIVE information/material shall be destroyed in such a way as to make reconstitution unlikely, for example, by burning, shredding or tearing into small pieces. Advice shall be sought from the Authority when information/material cannot be destroyed or, unless already authorised by the Authority, when its retention is considered by the Contractor to be necessary or desirable. Unwanted OFFICIALSENSITIVE information/material which cannot be destroyed in such a way shall be returned to the Authority.

Interpretation/Guidance

Advice regarding the interpretation of the above requirements should be sought from the Authority.

Further requirements, advice and guidance for the protection of MOD information at the level of OFFICIAL-SENSITIVE may be found in Industry Security Notices at:

https://www.gov.uk/government/publications/industry-security-notices- isns.

Audit

Where considered necessary by the Authority, the Contractor shall provide evidence of compliance with this Security Clause and/or permit the inspection of the Contractors processes and facilities by representatives of the Authority to ensure compliance with these requirements.

- Schedule 3 (GDPR Schedule)

The following definitions shall apply to this Schedule.

“Party”: a Party to this Agreement

“Agreement”: this Contract;

“Law”: means any law, subordinate legislation within the meaning of section 21(1) of the Interpretation Act 1978, bye-law, enforceable right within the meaning of section 2 of the European Communities Act 1972, regulation, order, regulatory policy, mandatory guidance or code of practice, judgment of a relevant court of law, or directives or requirements with which the Processor is bound to comply;

“Processor Personnel”: means all directors, officers, employees, agents, consultants and contractors of the Processor and/or of any Sub-Processor engaged in the performance of its obligations under this Agreement.

GDPR CLAUSE DEFINITIONS:

“Data Protection Legislation”: (i) the GDPR, the LED and any applicable national implementing Laws as amended from time to time (ii) the DPA 2018 subject to Royal Assent to the extent that it relates to processing of personal data and privacy; (iii) all applicable Law about the processing of personal data and privacy;

“Data Protection Impact Assessment”: an assessment by the Controller of the impact of the envisaged processing on the protection of Personal Data.

Controller , Processor , Data Subject , Personal Data , Personal Data Breach , Data Protection Officer take the meaning given in the GDPR.

“Data Loss Event”: any event that results, or may result, in unauthorised access to Personal Data held by the Processor under this Agreement, and/or actual or potential loss and/or destruction of Personal Data in breach of this Agreement, including any Personal Data Breach.

“Data Subject Request”: a request made by, or on behalf of, a Data Subject in accordance with rights granted pursuant to the Data Protection Legislation to access their Personal Data.

“DPA 2018”: Data Protection Act 2018

“GDPR”: the General Data Protection Regulation (Regulation (EU) 2016/679)

“Joint Controllers”: where two or more Controllers jointly determine the purposes and means of processing

“LED”: Law Enforcement Directive (Directive (EU) 2016/680)

“Protective Measures”: appropriate technical and organisational measures which may include: pseudonymising and encrypting Personal Data, ensuring confidentiality, integrity, availability and resilience of systems and services, ensuring that availability of and access to Personal Data can be restored in a timely manner after an incident, and regularly assessing and evaluating the effectiveness of the such measures adopted by it including those outlined in Schedule [x] (Security).

“Sub-processor”: any third party appointed to process Personal Data on behalf of that Processor related to this Agreement.

DATA PROTECTION

The Parties acknowledge that for the purposes of the Data Protection Legislation, the Client is the Controller and the Contractor is the Processor unless otherwise specified in Schedule.

The only processing that the Processor is authorised to do is listed in Schedule [X] by the Controller and may not be determined by the Processor.

The Processor shall notify the Controller immediately if it considers that any of the Controller's instructions infringe the Data Protection Legislation.

The Processor shall provide all reasonable assistance to the Controller in the preparation of any Data Protection Impact Assessment prior to commencing any processing. Such assistance may, at the discretion of the Controller, include:

a systematic description of the envisaged processing operations and the purpose of the processing; an assessment of the necessity and proportionality of the processing operations in relation to the works;

an assessment of the risks to the rights and freedoms of Data Subjects; and

the measures envisaged to address the risks, including safeguards, security measures and mechanisms to ensure the protection of Personal Data.

The Processor shall, in relation to any Personal Data processed in connection with its obligations under this Agreement:

process that Personal Data only in accordance with Annex A of this Schedule unless the Processor is required to do otherwise by Law. If it is so required the Processor shall promptly notify the Controller before processing the Personal Data unless prohibited by Law;

ensure that it has in place Protective Measures, are appropriate to protect against a Data Loss Event, which the Controller may reasonably reject (but failure to reject shall not amount to approval by the Controller of the adequacy of the Protective Measures),having taken account of the:

nature of the data to be protected;

harm that might result from a Data Loss Event;

state of technological development; and

cost of implementing any measures;

- (c) ensure that :

      - the Processor Personnel do not process Personal Data except in accordance with this Agreement (and in Annex A of this Schedule);

it takes all reasonable steps to ensure the reliability and integrity of any Processor Personnel who have access to the Personal Data and ensure that they:

are aware of and comply with the Processor’s duties under this Clause;

are subject to appropriate confidentiality undertakings with the Processor or any Sub-processor;

are informed of the confidential nature of the Personal Data and do not publish, disclose or divulge any of the Personal Data to any third Party unless directed in writing to do so by the Controller or as otherwise permitted by this Agreement; and

have undergone adequate training in the use, care, protection and handling of Personal Data; and

not transfer Personal Data outside of the EU unless the prior written consent of the Controller has been obtained and the following conditions are fulfilled:

the Controller or the Processor has provided appropriate safeguards in relation to the transfer (whether in accordance with GDPR Article 46 or LED Article 37) as determined by the Controller;

the Data Subject has enforceable rights and effective legal remedies;

the Processor complies with its obligations under the Data Protection Legislation by providing an adequate level of protection to any Personal Data that is transferred (or, if it is not so bound, uses its best endeavours to assist the Controller in meeting its obligations); and

the Processor complies with any reasonable instructions notified to it in advance by the Controller with respect to the processing of the Personal Data;

at the written direction of the Controller, delete or return Personal Data (and any copies of it) to the Controller on termination of the Agreement unless the Processor is required by Law to retain the Personal Data.

Subject to Clause 1.6, the Processor shall notify the Controller immediately if it:

receives a Data Subject Request (or purported Data Subject Request);

receives a request to rectify, block or erase any Personal Data;

receives any other request, complaint or communication relating to either Party's obligations under the Data Protection Legislation;

- (d) receives any communication from the Information Commissioner or any other regulatory authority in connection with Personal Data processed under this Agreement;

receives a request from any third Party for disclosure of Personal Data where compliance with such request is required or purported to be required by Law; or

becomes aware of a Data Loss Event.

The Processor's obligation to notify under Clause 1.5 shall include the provision of further information to the Controller in phases, as details become available.

Taking into account the nature of the processing, the Processor  shall provide the Controller with full assistance in relation to either Party's obligations under Data Protection Legislation and any complaint, communication or request made under Clause 1.5 (and insofar as possible within the timescales reasonably required by the Controller) including by promptly providing:

the Controller with full details and copies of the complaint, communication or request;

such assistance as is reasonably requested by the Controller to enable the Controller to comply with a Data Subject Request within the relevant timescales set out in the Data Protection Legislation;

the Controller, at its request, with any Personal Data it holds in relation to a Data Subject;

assistance as requested by the Controller following any Data Loss Event;

assistance as requested by the Controller with respect to any request from the Information Commissioner’s Office, or any consultation by the Controller with the Information Commissioner's Office.

The Processor shall maintain complete and accurate records and information to demonstrate its compliance with this Clause. This requirement does not apply where the Processor employs fewer than 250 staff, unless:

the Controller determines that the processing is not occasional;

the Controller determines the processing includes special categories of data as referred to in Article 9(1) of the GDPR or Personal Data relating to criminal convictions and offences referred to in Article 10 of the GDPR; or

the Controller determines that the processing is likely to result in a risk to the rights and freedoms of Data Subjects.

The Processor shall allow for audits of its Data Processing activity by the Controller or the Controller’s designated auditor.

Each Party shall designate its own data protection officer if required by the Data Protection Legislation.

Before allowing any Sub-processor to process any Personal Data related to this Agreement, the Processor must:

notify the Controller in writing of the intended Sub-processor and processing;

obtain the written consent of the Controller;

enter into a written agreement with the Sub-processor which give effect to the terms set out in this Clause 2 such that they apply to the Sub-processor; and

provide the Controller with such information regarding the Sub-processor as the Controller may reasonably require.

The Processor shall remain fully liable for all acts or omissions of any of its Sub-processors.

The Controller may, at any time on not less than 30 Working Days’ notice, revise this Clause by replacing it with any applicable controller to processor standard clauses or similar terms forming part of an applicable certification scheme (which shall apply when incorporated by attachment to this Agreement).

The Parties agree to take account of any guidance issued by the Information Commissioner’s Office. The Controller may on not less than 30 Working Days’ notice to the Processor amend this agreement to ensure that it complies with any guidance issued by the Information Commissioner’s Office.

Where the Parties include two or more Joint Controllers as identified in Annex A of this Schedule in accordance with GDPR Article 26, those Parties shall enter into a Joint Controller Agreement based on the terms outlined in Schedule [Y] in replacement of Clauses 1.1-1.14 for the Personal Data under Joint Control.

Annex A - Schedule of Processing, Personal Data and Data Subjects

Schedule [X] Processing, Personal Data and Data Subjects

This Schedule shall be completed by the Controller, who may take account of the view of the Processors, however the final decision as to the content of this Schedule shall be with the Controller at its absolute discretion.

    - The contact details of the Controller’s Data Protection Officer are: [Insert Contact details]

    - The contact details of the Processor’s Data Protection Officer are: [Insert Contact details]

    - The Processor shall comply with any further written instructions with respect to processing by the Controller.

    - Any such further instructions shall be incorporated into this Schedule.

| Description | Details |
| --- | --- |
| Identity of the Controller and Processor | The Parties acknowledge that for the purposes of the Data Protection Legislation, the Customer is the Controller and the Contractor is the Processor in accordance with Clause 1.1. [Guidance: You may need to vary this section where (in the rare case) the Customer and Contractor have a different relationship. For example where the Parties are Joint Controller of some Personal Data: “Notwithstanding Clause 1.1 the Parties acknowledge that they are also Joint Controllers for the purposes of the Data Protection Legislation in respect of: [Insert the scope of Personal Data which the purposes and means of the processing is determined by the both Parties] In respect of Personal Data under Joint Control, Clause 1.1-1.15 will not apply and the Parties agree to put in place a Joint Controller Agreement as outlined in Schedule Y instead.” |
| Subject matter of the processing | [This should be a high level, short description of what the processing is about i.e. its subject matter of the Contract. Example: The processing is needed in order to ensure that the Processor can effectively deliver the Contract to provide a service to members of the public. ] |
| Duration of the processing | [Clearly set out the duration of the processing including dates] |
| Nature and purposes of the processing | [Please be as specific as possible, but make sure that you cover all intended purposes. The nature of the processing means any operation such as collection, recording, organisation, structuring, storage, adaptation or alteration, retrieval, consultation, use, disclosure by transmission, dissemination or otherwise making available, alignment or combination, restriction, erasure or destruction of data (whether or not by automated means) etc. The purpose might include: employment processing, statutory obligation, recruitment assessment etc] |
| Type of Personal Data being Processed | [Examples here include: name, address, date of birth, NI number, telephone number, pay, images, biometric data etc] |
| Categories of Data Subject | [Examples include: Staff (including volunteers, agents, and temporary workers), customers/ Clients, suppliers, patients, students / pupils, members of the public, users of a particular website etc] |

Schedule 4 – ANNEX A  - Minimum Requirement - Financial Management Reports to be Provided by Suppliers (27D)

|  |  | DEFCON 647 |
| --- | --- | --- |
|  |  | ANNEX A |
| Minimum Requirement - Financial Management Reports to be Provided by Suppliers |  |  |
| 1 |  | Provision of Information |
|  | a | 1st Report to be provided within 20 working days of the start of the Contract. |
|  | b | Report to be provided as stated in the Contract on UK MOD working day 3 or by exception thereafter. |
|  | c | Requirement does not subsitute or replace any requirements under EVM, DEFCON 694 (GFA) or any other DEFCON, providing that delivery of that information is linked to key performance indicators and cash payments to the supplier. |
|  | d | Financial Information to be provided VAT Exclusive. |
|  | e | All reports to be endorsed by the contractor representative, recognising that accruals are estimates, but confirming that the report reflects their judgement of the activity on the Contract |
| 2 |  | Contract Summary Information |
|  | a | Contract Number. |
|  | b | Contract Title. |
|  | c | Supplier Name. |
|  | e | Original Contract Price Excluding VAT (at contract start date). |
|  | f | Revised Contract Price (to reflect any contract amendments) Excluding VAT. |
|  | g | Nature of Pricing - e.g firm, fixed, target cost incentive fee. |
|  | h | Currency. |
|  | i | Report Date. |
| 3 |  | Information to be Provided |
|  | a | Minimum granularity is contract schedule lines. [May be extended to reflect, for example,KPI, Milestones, Activities, Items, NSNs.] It is noted that in some circumstances contract schedule lines may not be appropriate (e.g. commodity items) and may need to be grouped. |
|  | b | Inventory information (if applicable) to separately identify service charge and purchases of inventory [required for all on-Statement of Financial Position, Off System Inventory CLS arrangements]. |
|  | c | Description. |
|  | d | Value (Ex VAT) - contractual value of the activity. |
|  | e | Progress % work completed on the activity as at report date. |
| 4 |  | Financial Profile - The report is to collect information on actual and planned accruals: that is the contractual value of work undertaken (earned value of work) within a period, for which the MOD will be [was] liable to pay. It includes work undertaken by sub-contractors. It includes work completed and invoiced. The total value of work [to be] completed is expected to be comparable to the Contract price. If a fixed or firm price has been agreed for the Contract then the value of work should be assessed on this basis. |
|  | a | Prior Years: Work completed (value to sales) in previous financial years. |
|  | b | Earned Value: Work completed (value to sales) in month - this is the value of work done (accrued/earned value) during that calendar month. |
|  | c | Earned Value: Cumulative Work Completed (value to sales) - this is the value of work done (accrued/earned value) on the activity to date. |
|  | d | MOD Current Financial Year monthly - this will be a mix of actual completed to the end of the current period and forecast beyond that date. |
|  | e | After the Current Financial Year an annual estimate by MOD Financial Year (Apr XX to Mar XY) until contract end date - Forecast periods show the expected work to be undertaken during each period on the activities in the Contract. Insert additional years as required. |
| Note: Accruals represent the earned value or work the contractor has completed to date. |  |  |

| Example Submission – ANNEX B (27D) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | DEFFORM 647 ANNEX B |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract No: | xxxxx | Description: | xxxxxx | Supplier: | xxxxxx |  | Original Contract price: | xxxxxx |  | Report Date: |  | 02-Jul-13 |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | (Ex VAT) |  |  | Currency: |  | £ UK Sterling |  |  |  |  |  |  |  |  |  |  |  |
| Financial Management Report (Work Completion Plan) - £ |  |  |  |  |  |  | Revised Contract price: | xxx |  | Nature of Pricing: |  | e.g. firm/fixed |  |  |  |  |  |  |  |  |  |  |  |
| MILESTONE/ Activity/Item/NSN | Description | Value (Ex VAT) | Progress % Complete as at report date |  | Prior Years | Apr-13 | May-13 | Jun-13 | Jul-13 | Aug-13 | Sep-13 | Oct-13 | Nov-13 | Dec-13 | Jan-14 | Feb-14 | Mar-14 | 14/15 | ETC Annual Financial Year Estimates until Contract End Date | Total |  |  |  |
| 1 |  |  |  | Work completed in month |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Cumulative Work completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  | Work completed in month |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Cumulative Work completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Work Complete |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Contractor representative: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | This document is an estimate of work completed on this Contract, and is based on my best judgement reflecting the information available to me. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Name |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Signature |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Position |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Schedule 5 – Accounting for Property of the Authority – Data & Format Requirements for PSA Records Annex A to Clause 70.3

Format

The Contractor is not obliged to maintain and report on his PSA records in a format that is different from his original records. Electronic formats are the preferred format for reporting under Clause 1.b) of this Clause. If electronic formats are used for reporting, the following formats are acceptable:

Single MS Access Table

Unformatted MS Excel Spreadsheet

Other electronic formats may be suitable, subject to agreement with DBS Finance ADMT - see Box 8 of DEFFORM 111 (Part 6, Schedule 2 of this Contract)  for points of contact. Reports required under Clause 1.b) of this Clause are to be submitted to DBS Finance ADMT - see Box 8 of DEFFORM 111 (Part 6, Schedule 2 of this Contract).

Item Record Information

A record is required for each item of GFA held by the Contractor from information available to the Contractor provided by the Client and from the Contractor's own inventory management systems.

| Serial | Name | Description | Comments |
| --- | --- | --- | --- |
| KEY DATA FIELDS |  |  |  |
| 1a 1b 1c | NATO Stock Number (NSN) | The NSN is to be provided in 3 separate fields, i.e. NSN (4 digits) NC (2 digits) IIN (7 digits) | The NSN is a 13 digit number assigned to an Item of Supply. It consists of the 4 digit NATO Supply Classification (NSC) and the 9 digit National Item Identification Number (NIIN) i.e. Nation Code (NC) + IIN. "Dummy" reference numbers should not be used. |
| 2 | Contract Number | Contract Number under | If an item is issued |

|  | or identification of authorising document or responsible MOD official's details if there is no contract. | which the contractor holds GFA. |  | against or |
| --- | --- | --- | --- | --- |
|  |  |  |  | transferred to a new Contract or other authorising document, Serial 2 details should be updated. The preceding Contract No field is to be completed at Serial 8. |
| 3 | Terms of Issue / Loan Type | Contract Work Item (CWI); Contract Work Arising (CWA); Contract Support Item (CSI); Contract Embodiment Item (CEI). |  | This is the loan category indicating why industry is holding the asset. |
| 4 | Part Number | The Original Equipment Manufacturer's part number for the item |  | Essential if Serial 1 information is not available. A serial number or unique sequence number should be identified for high value stock items. For JTTE insert Tool No. |
| GENERAL DATA FIELDS |  |  |  |  |
| 5 | Domestic Management Code/Inventory Management Code (DMC/IMC) | Unique Identifier used to further identify the main equipment to which an item belongs. |  | Domestic Management Code examples are; IMC(Sea): 0613 DMC (Land): 1VSM DMC Air): 10S Note – No DMC/IMC starts with a 0 (zero). |
| 6 | Description | A description of the Asset |  | The description on the issuing paperwork should be used. |
| 7 | Unit Of Measure |  | Each, Pack, etc. for each line | Otherwise known as Denomination of Quantity |
| 8 | Preceding Contract No |  |  | To be completed if an item is transferred to a new-succeeding contract. |
| 9 | JTTE Indicator |  | "Yes" indicator to reflect that JTTE has passed from DEFCON 23 to DEFCON 611 | This indicator is to be flagged when the contractor moves an item off the DEFCON 23 Register and lists the item in the PSA. |
| 10 | Prime Contractor |  | The Prime Contractor AAC Code should be detailed where the item is being reported by a self-accounting subcontractor |  |
| 11 | Disposal Indicator |  | Highlights an item which requires disposal: 1 – Obsolete 2 – Surplus 3 - Disposal instructions requested 4 – Disposal instructions received | May relate to an item identified as obsolete or surplus to requirements, or for which disposal instructions have been received. |
| 12 | Asset Location |  | The name of the Site where the contractor holds the item. This description only needs to detail the name of the site and should not exceed 30 characters. | This field only needs to be populated if the asset is held on a site other than the primary site as the primary site is fixed to the AIMS Number. |
| 13 | Remarks |  |  | Any remarks pertinent to the item or that will better identify ownership |

Transactional Information

Transactional information enables Resource Accounting and Budgeting compliant accounting and informs decisions on future requirements and any assessment for disposal, either to scrap or return to a MOD Depot or Unit. A transactional information record is required for each item held by the Contractor, comprising Serial Nos 1, 2, 3 and 4 identified as the Key Data Fields, which will form the unique record identifier that will be used by the Assets in Industry Data Centre. No aggregation of individual line entries is required to be undertaken by the Contractor for transactional returns.

| Serial | Name | Description | Comments |
| --- | --- | --- | --- |
| KEY DATA FIELDS |  |  |  |
| 14 | Opening Balance Data | Reporting period start date. |  |
| 15 | Quantity | . | Only to be recorded when the item has been embodied in the product, i.e. at the point in time when the item loses its own identity |
|  | Embodied |  |  |
| 16 | Quantity Returned to MOD |  | This is to include quantity of items returned to MOD under cover of MOD Form 640 or MOD Form 650. |
| 17 | Quantity Disposed |  | This is to include quantity of items scrapped on site or lost in shops (MOD Form 650A), and items authorised for disposal through DSA or otherwise. |
| 18 | Quantity Issued - Other |  | Any other issue of items not covered by serial 14, 15 or 16. The reason for the issue / transfer is to be recorded in the remarks field. |
| 19 | Quantity Received |  |  |
| 20 | Stocktaking | Stock Adjustments |  |
|  | Adjustments | (Qty) as a result of stocktaking losses or gains. |  |
| 21 | Closing Balance | The total quantity in stock at the close of the reporting period |  |
| 22 | Closing Balance | Reporting period end date. |  |
|  | date |  |  |

Schedule 6 – Security Measures – Provisions to be Included in Relevant Sub-Contracts – Clause 29A

Definition

- In this Clause:-

  - ‘Secret Matter’ means any matter connected with the Agreement, or its performance which the First Party informs the Second Party in writing has been designated by the Authority as "TOP SECRET" or "SECRET" and shall include any information concerning the content of such matter and anything which contains or may reveal that matter;

‘Employee’ shall include any person who is an employee or director of the Second Party or who occupies the position of a director of the Second Party, by whatever title given.

The ‘Authority’ means the Secretary of State for Defence.

‘Security Policy Framework’ means the HMG Security Policy Framework relating to the Government Security Classification policy as published by the Cabinet Office.

The Official Secrets Acts

- The Second Party shall:

  - Take all reasonable steps to ensure that all Employees engaged on any work in connection with the Agreement have notice that the Official Secrets Acts 1911-1989 apply to them and will continue so to apply after the completion or termination of the Agreement; and

b. If directed by the First Party or the Authority, ensure that any Employee shall sign a statement acknowledging that, both during the term of the Agreement and after its completion or termination, he is bound by the Official Secrets Acts 1911-1989 (and where applicable any other legislation).

Security Measures

- Unless he has the written authorisation of the Authority to do otherwise, neither the Second Party nor any of his Employees shall, either before or after the completion or termination of the Agreement, do or permit to be done anything which they know or ought reasonably to know may result in Secret Matter being disclosed to or acquired by a person in any of the following categories:

  - who is not a British citizen;

who does not hold the appropriate authority for access to the protected matter;

in respect of whom the Authority has notified the Second Party in writing that the Secret Matter shall not be disclosed to or acquired by that person;

who is not an Employee of the Second Party;

who is an Employee of the Second Party and has no need to know the information for the proper performance of the Agreement.

- Unless he has the written permission of the Authority to do otherwise, the Second Party and his Employees shall, both before and after the completion or termination of the Agreement, take all reasonable steps to ensure that:

  - no photograph of, or pertaining to, any Secret Matter shall be taken and no copy of or extract from any Secret Matter shall be made except to the extent necessary for the proper performance of the Agreement;

any Secret Matter is at all times strictly safeguarded in accordance with the Security Policy Framework (as amended from time to time) and upon request is delivered up to the Authority who shall be entitled to retain it.

- A decision of the Authority on the question of whether the Second Party has taken or is taking reasonable steps as required by this Clause, shall be final and conclusive.

- The Second Party shall:

  - provide to the Authority:

upon request, such records giving particulars of those Employees who have had at any time, access to any Secret Matter that is required to be kept in accordance with Sub-Clause 4.b.;

upon request, such information as the Authority may from time to time require so as to be satisfied that the Second Party and his Employees are complying with his obligations under this Clause, including the measures taken or proposed by the Second Party so as to comply with his obligations and to prevent any breach of them;

full particulars of any failure by the Second Party and his Employees to comply with any obligations relating to Secret Matter arising under this Clause immediately upon such failure becoming apparent;

ensure that, for the purpose of checking the Second Party's compliance with the obligation in Sub-Clause 4.b), a representative of the First Party or the Authority shall be entitled at any time to enter and inspect any premises used by the Second Party which are in any way connected with the Agreement and inspect any document or thing in any such premises, which is being used or made for the purposes of the Agreement. Such representative shall be entitled to all such information as he may reasonably require.

- If at any time either before or after the completion or termination of the Agreement, the Second Party or any of his Employees discovers or suspects that an unauthorised person is seeking or has sought to obtain information directly or indirectly concerning any Secret Matter, the Second Party shall forthwith inform the Authority of the matter with full particulars thereof.

Sub-Contracts

- If the Second Party proposes to make a Sub-contract which will involve the disclosure of Secret Matter to the Subcontractor, the Second Party shall:

  - submit for approval of the Authority the name of the proposed sub- contractor, a statement of the work to be carried out and any other details known to the Second Party which the Authority shall reasonably require;

incorporate into the Sub-contract the terms of this Clause and such secrecy and security obligations as the Authority shall direct.

inform the Authority immediately he becomes aware of any breach by the Subcontractor of any secrecy or security obligation and, if requested to do so by the Authority, terminate the Agreement.

Termination

- The First Party shall be entitled to terminate the Agreement immediately if:

  - the Second Party is in breach of any obligation under this Clause; or

the Second Party is in breach of any secrecy or security obligation imposed by any other contract with the Crown;

where the Authority consider the circumstances of the breach jeopardise the secrecy or security of the Secret Matter and notifies its contractor accordingly.

Schedule 7 Project Bank Accounts

TRUST DEED FOR PROJECT BANK ACCOUNT

Trust Deed

THIS DEED is made the [INSERT DATE FIGURE IN WORDS] day of [INSERT MONTH IN WORDS] 20 [INSERT

YEAR]

BETWEEN:

(1) The Client (as detailed in Annex B to this Deed);

(2) The Contractor (as detailed in Annex B to this Deed); and

(3) The Subcontractors (as detailed in Annex B to this Deed).

Collectively referred to in this Deed as “the Parties”.

Background

A. The Client has engaged the Contractor to carry out [INSERT TITLE OF PROJECT] under Framework Agreement {INSERT FW REF NUMBER I.e RM6088}, Works Contract Ref. [INSERT WORKS CONTRACT NO].

B. To assist in the development and performance of the Works, the Contractor has engaged the

Subcontractors to carry out certain parts of the work required in respect of the Project as set out in more detail in the Subcontracts.

C. The Parties wish to adopt a payment mechanism which will (i) ensure the ‘Fair Payment’ of both the Contractor and the Subcontractors; and (ii) ensure that the Subcontractors receive payment at the same time as the Contractor. To achieve this objective, the Parties have agreed to operate a bank account in accordance with the terms of this Deed.

Definitions

In this Deed, the following words have the following meanings:

‘Account Holders’ the Client and the Contractor;

‘Bank’ the Bank where the Bank Account will be held as set out in Annex B to this Deed;

‘Bank Account’ a Bank Account opened with the Bank which has no overdraft facility, into which all monies due under the Works Contract will be paid by the Client in accordance with this Deed;

‘Bank Mandate’ the instructions as to the operation of the Bank Account as agreed between the Account Holders and the Bank as set out in Annex C to this Deed;

‘Works Contract’ the Contract between the Client and the Contractor in respect of the Project as detailed in Annex B to this Deed;

‘Project’ the Project defined in Annex B to this Deed;

‘Subcontract’ a Sub-contract agreement between a Subcontractor and the Contractor in respect of the Project; and

‘Term’ from the date of this Deed until such time as all monies due to the Contractor and the Subcontractors under the Works Contract and/or the Subcontracts have been paid in full.

Account

The Account Holders undertake to open a new interest-bearing deposit Bank Account with the Bank, such account to be opened and held in the names of the Account Holders.

The Client undertakes to pay all monies due to the Contractor and/or the Subcontractors under the Works Contract and the Subcontracts into the Bank Account as and when such monies become due for payment in accordance with the terms of the Works Contract.

The Parties agree that any monies paid into the Bank Account shall, as from the date on which such monies are paid into the Bank Account, be kept separate and distinct and clearly identifiable, and shall be held in trust for each of the Contractor and the Subcontractors in the amounts owing to them as set out in the Account Holder’s instructions to the Bank for the payment of monies to the Contractor and the Subcontractors. The Contractor and the Subcontractors acknowledge that they have no rights and/or interest in the monies held in the Bank Account other than as a beneficiary of the monies owing to them.

If for any reason the total amount of monies deposited by the Client in the Bank Account is less than the total amount of monies which has been authorised by the Account Holders for payment to the Subcontractors and the Contractor, the monies held in the Bank Account shall be allocated to and held on trust for each of the Subcontractors and the Contractor in the same proportions that the monies owed to them forms of the total amount of monies owed at that time to the Subcontractors and the Contractor collectively

The Client acknowledges that, as and when the monies are paid by it into the Bank Account in accordance with the Works Contract, it will cease to have any further rights and/or interest in such monies.

The Account Holders accept that, irrespective of any disputes, which may arise in respect of work performed by the Contractor and/or the Subcontractors, the Account Holders may not withdraw any monies from the Bank Account (other than in the case of the Contractor where it may withdraw monies owned by it).

Operation of the Bank Account

The Account Holders each agree that:

they will sign the Bank Mandate as soon as reasonably practicable following execution of this Deed; and in any event, within twenty-one (21) Calendar Days of the date of this Deed;

they will operate the Bank Account at all times in accordance with the Bank Mandate, this Deed and the Works Contract. If there is any conflict between the Bank Mandate, this Deed and/or the Works Contract, the documents shall take precedence in the following order:

3.1.2.1 this Deed;

3.1.2.2 the Bank Mandate; and

3.1.2.3 the Works Contract.

the Bank Account shall not become overdrawn;

they will keep accurate, complete and up to date books of account and records of all transactions relating to the Bank Account, including but not limited to details of all payments out of the Bank Account authorised by the Account Holders and any Bank charges payable;

if the Account Holders have the ability to authorise transactions in respect of the Bank Account via an electronic facility operated by the Bank, each Account Holder shall ensure that its access details for such facility are only made available of those of its employees and/or representatives which need to know such information, and that such employees and/or representatives are aware of the

confidential nature of the access details, the Bank Account details and the Bank Account transactions;

they are each responsible for the acts and/or omissions of their own employees and/or other representatives as if they were its own acts and/or omissions;

they are each liable for their own acts and/or omissions under this Deed and have no liability for the acts and/or omissions of the other Account Holder;

they hold all monies in the Bank Account on trust for the full and exclusive benefit of the Contractor and the Subcontractors in accordance with clauses 2.3 and 2.4 above.

As and when payment milestones set out in the Works Contract have been achieved, the Account Holders shall identify any payments due under the Works Contract and the Subcontracts and:

the Client shall promptly pay the monies due under the Works Contract into the Bank Account;

as and when the monies have been cleared, the Account Holders shall promptly authorise the Bank to make any payments due pursuant to the Works Contract and/or Sub-contract to the Subcontractors and/or the Contractor from the Bank Account.

The Contractor agrees to inform each of the Subcontractors of the amounts which are to be paid to them from the Bank Account and the date on which the Subcontractor can expect to receive such payment on the same day as the Account Holders authorise the payments out of the Bank Account.

All payments to the Subcontractors and the Contractor shall be made by bank transfer Banker’s Automated Clearing Services (BACS). The Subcontractors and the Contractor must inform the Account Holders of their relevant bank account details and keep them up to date at all times. The Subcontractors and the Contractor accept that failure to do so may result in monies not being paid to them and that the Account Holders have no liability for such failure.

Any interest paid by the Bank in respect of the monies held in the Bank Account shall belong to the Contractor and may be withdrawn by it after Works Contract Completion Date as defined in the Works Contract.

Any Bank Charges, money transmission costs and other disbursements incurred in the establishment and operation of the Bank Account shall be borne by the Contractor.

New Subcontractors

If the Contractor appoints a new Subcontractor in respect of the Works Contract after the date of this Deed and agrees with that new Subcontractor that it shall be paid via the Bank Account, the Account Holders shall arrange for the new Subcontractor to sign a deed of adherence in the form set out in Annex A to this Deed.

The Parties agree that, in signing the deed of adherence, the Account Holders are signing on behalf of themselves and as agent for each of the Subcontractors. Each Subcontractor agrees to be bound by the terms of any deed of adherence validly executed by the Account Holders on behalf of all the Parties.

Removal of Subcontractors

If prior to the expiry of the Term a Subcontractor ceases to be involved in the Project for whatever reason (including but not limited to the termination of its Sub-contract), the Account Holders shall arrange for the payment out of the Bank Account to the Subcontractor of any monies held on trust for the benefit of that Subcontractor.

On payment of all the monies due to it from the Bank Account in accordance with Clause 5.1 above, the Subcontractor shall cease to have any further rights and/or interest in the Bank Account.

Confidentiality

No party shall use and/or disclose any confidential information, which is acquired by it about another party’s business and/or given to it by another party to this Deed except in the proper performance of this Deed.

Termination

This Deed shall continue for the Term, subject to early termination in accordance with Clause 7.2 below.

This Deed shall immediately terminate if:

the parties agree in writing that the Deed should terminate; and/or

the Works Contract terminates and all monies have paid out from the Bank Account.

7.3 On termination of this Deed the Account Holders undertake to ensure all monies held on trust for the benefit of the Contractor and/or the Subcontractors and held in the Bank Account are promptly paid to the relevant parties (less any outstanding bank charges and expenses).

General

This Deed contains the whole agreement between the Parties and it supersedes any prior written or oral agreement between them and is not affected by any other promise, representation, expectation, warranty, usage, custom or course of dealing. The parties confirm that they have not entered into this Agreement on the basis of any representation that is not expressly incorporated into this Agreement. Nothing in this Deed shall exclude liability for any fraudulent statement or act made prior to the date of this Deed.

No waiver by any Party of any breach of this Agreement shall be considered a waiver of any subsequent breach of the same provision or any other provision.

The invalidity, illegality or unenforceability of any of the provisions of this Deed shall not affect the validity, legality or enforceability of any of the remaining provisions of this Deed.

No Party shall be liable for any delay or failure in performing its obligations under this Deed as a result of reasons beyond its reasonable control, including but not limited to acts of God, war, flood, fire, labour disputes, Subcontractor delays, strikes, lock-outs, riots, civil commotion, malicious damage, explosion, governmental actions and any other similar events. Failure to make payment due to insufficient funds in the Bank Account is not a force majeure event.

The Subcontractors are only liable for their own acts and/or omissions under this Deed and not the acts and/or omissions of any of the other Subcontractors. The Subcontractors are not jointly and severally liable under this Deed.

No party may assign its interest in this Deed (or any part) without the written consent of the other parties, such consent not to be unreasonably withheld or delayed.

None of the items and conditions of this Deed shall be enforceable by any person who is not a party to it.

This Deed is governed by and interpreted in accordance with English law and the parties agree to submit to the exclusive jurisdiction of the English courts.

IN WITNESS OF THE ABOVE the parties execute this document as a Deed on the date written above

Annex A

DEED OF ADHERENCE

THIS DEED OF ADHERENCE is dated the [INSERT DATE FIGURE IN WORDS] day of [INSERT MONTH] 20

[INSERT YEAR]

BETWEEN:

(1) THE CURRENT PARTIES (as defined below; and

(2) [INSERT NAME OF NEW SUBCONTRACTOR] (INSERT COMPANY NUMBER) whose registered office is

at {INSERT ADDRESS} (*New Party*)

Background

A. The Current Parties have entered into a Deed dated {INSERT DEED DATE} which governs the operation of a Project Bank Account (PBA) into which all monies due under the Works Contract (as defined below) are paid.

B. The New Party is a Subcontractor of [INSERT NAME OF SUBCONTRACTOR]. It has been agreed by the Client and the Contractor that the New Party will be paid for its work using the PBA (as defined below).

C. This Deed of Adherence constitutes the terms upon which the New Party agrees to be paid for the work it performs for the Contractor via the PBA and sets out the New Party’s rights and interests in the monies contained within the PBA.

- Definitions

In this Deed the following words have the following meanings:

‘Admission Date’ [INSERT DATE];

‘Client’ The Secretary of State for Defence acting through Defence Infrastructure

Organisation at [INSERT COMMERCIAL BRANCH ADDRESS] (including his successors and assigns);

‘Works Contract’ the Contract between the Client and the Contractor dated {INSERT DATE} for [INSERT TITLE OF PROJECT];

‘Contractor’ [INSERT REGISTERED CONTRACTOR NAME AND COMPANY NUMBER];

‘Current Parties’ the persons/organisations whose names are set out in Appendix 1 to this Deed of Adherence being the current parties to the Deed;

‘Deed’ the Deed between the Current Parties dated {INSERT DATE} which sets out the basis on which the Project Bank Account is to be operated; and

‘Project Bank Account’ the Bank Account held in the name of the Client and the Contractor at [INSERT NAME OF BANK] account number {INSERT BANK ACCOUNT NUMBER} into which all monies due in respect of the Works Contract are to be paid.

- Admission

The New Party will be added as a party to the Deed on the Admission Date.

The New Party agrees to be bound by the Deed in relation to the Current Parties as from the Admission Date as if the New Party was an original party to the Deed.

The Current Parties agree to be bound by the Deed in relation to the New Party as from the Admission Date as if the New Party was an original party to the Deed.

- General

The Client and the Contractor are authorised by the remaining Current Parties to enter into and execute this Deed on behalf of all the Current Parties as their agent.

This Deed of Adherence is governed by English law and the parties agree to submit to the non-exclusive jurisdiction of the English Courts.

IN WITNESS OF THE ABOVE the parties execute this document as a Deed on the date written above.

Appendix 1 to Annex A

THE CURRENT PARTIES

[INSERT DETAILS OF THE CURRENT PARTIES TO THE DEED]

EXECUTED and DELIVERED as a DEED

by the Client

acting by: ………………………………………

[INSERT POST TITLE]

EXECUTED and DELIVERED as a DEED

by [INSERT NAME OF CONTRACTOR]

acting by: ………………………………………

Director

………………………………………

Director/Secretary

EXECUTED and DELIVERED as a DEED

by [INSERT NAME OF NEW PARTY]

acting by: ………………………………………

Director

………………………………………

Director/Secretary

Annex B

DETAILS

Client: [INSERT NAME, ADDRESS OF CLIENT]

Contractor: [INSERT NAME, ADDRESSE AND COMPANY NUMBER

FOR THE CONTRACTOR].

Subcontractors: [INSERT NAMES, ADDRESSES AND COMPANY

NUMBERS FOR EACH SUBCONTRACTOR WHO WILL

BE A PARTY TO THIS DEED].

Bank: [INSERT DETAILS OF THE BANK WHICH WILL OPERATE THE PROJECT BANK ACCOUNT].

Works Contract: Contract between (1) the Client and (2) the Contractor in respect of the Project and dated [INSERT DATE] with Works Contract Number: [INSERT WORKS CONTRACT NO.].

Project: [INSERT PROJECT TITLE]

Annex C

BANK MANDATE

[INSERT THE INSTRUCTIONS AS TO THE OPERATION OF THE BANK ACCOUNT AS AGREED BETWEEN THE ACCOUNT HOLDERS AND THE BANK.] (Use ……………………… of [INSERT NAME OF BANK])

EXECUTED and DELIVERED as a DEED

by the Client

acting by: ………………………………………

[INSERT POST TITLE]

EXECUTED and DELIVERED as a DEED

by [INSERT NAME OF CONTRACTOR]

acting by: ………………………………………

Director

………………………………………

Director/Secretary

EXECUTED and DELIVERED as a DEED

by [INSERT NAME OF NEW PARTY]

acting by: ………………………………………

Director

………………………………………

Director/Secretary

Schedule 8 - BIM

Foreword

DIO’s Client Information Requirements

DIO’s Clients Information Requirements (EIR) is a pre-tender cross organisation document that sets out the standards and processes for all information and data provision to DIO*; therefore the EIR details what is required of all suppliers as part of their delivery of information and data to DIO. Over time, as new contracts are procured, DIO’s EIR will become applicable to all DIO contracts for the procurement of asset Information, including:

• Capital Frameworks;

• Capital Standalone Projects;

• Regional Delivery Frameworks.

A supplier is required to provide a tender response to DIO’s EIR in the form of a BIM Execution Plan (BEP), which is a plan prepared by suppliers to explain how the information and data will be supplied to DIO in response to and in line with the EIR. The aim of the BEP is to give assurance to DIO that suppliers are able to meet DIO’s standard information and data delivery requirements. Standard evaluation criteria have been developed to access each supplier’s BEP response as part of any DIO’s EIR tender evaluation process.

DIO’s Information Delivery Plans

As part of project delivery, including Post contract award Capital Framework call-off projects and Capital standalone projects, actual information and data to be delivered, and the stages at which it is required, will be listed in DIO’s Information Delivery Plan (IDP) for Projects (IDP-Projects), which is prepared by DIO’s Project Team and/or the appointed Technical Support Providers (TSP).

As part of Regional Delivery, including Regional Delivery Additional Work Services, information and data to be delivered, and when it is required, will be listed in DIO’s IDP for Regional Delivery (IDP-Regional Delivery)**.

A supplier is required to provide a response to DIO’s IDP in the form of a Master Information Delivery Plan (MIDP), a primary plan for when project information is to be prepared, by whom and using what protocols and procedures. The aim of the MIDP is to give assurance to DIO that suppliers are able to deliver DIO’s specific information and data deliverables. The supplier’s MIDP will be assessed by the appointed TSP.

* including any information and data provided by DIO internally

** General maintenance activities will be collected on DIO’ Information Demand Matrix (see Annex C).

- Introduction

Document Purpose

This document confirms DIO’s Client’s Information Requirements (EIR). The EIR includes information requirements, reasons and purpose to the Supplier, along with technical and commercial requirements that need to be addressed.

DIO’s EIR is an essential element of a DIO’s BIM Implementation and is used to set out clearly to DIO’s Suppliers the structure and format of information (models, documents and data) that is required to be procured and maintained within both the Capital (Projects) and Operational (Facilities Management) phases of an asset’s lifecycle.

Whilst the EIR sets outs out in general terms the format of information, the Information Delivery Plan (IDP) contains the Information Requirements.

Where specific Information is required by DIO on a project, this is contained within a project specific IDP, giving details of information required at each project stage, via a stage based IDP.

DIO’s EIR relates to all information deliverables (models, documents and data), including traditional project documents, surveys, reports and appraisals and these are included in DIO’s IDP.

DIO’s IDP schedules required information deliverables across DIO’s eight stage plan of work, stages which align with the pan industry sector unified CIC/APM plan of work, to enable the Client to answer project stage Plain Language Questions (PLQ), make project gateway decisions and to engage with the other project stakeholders.

DIO’s Information (COBie) Demand Matrix (IDM) provides the basis for the collection and maintenance of DIO’s Asset Information Model, as and when work in the procurement or maintenance of its assets are undertaken.

Note 1: The contents of this EIR shall apply to the procurement of asset information across all DIO’s functional areas.

Responding to the EIR

1.2.1    Projects (Capital Phase) and Additional Work Services (Operational Phase)

- a. The EIR, which includes an IDP long list at Project Initiation or Framework Level, referred to as the IDP Long List elsewhere in this document, shall be responded to and then implemented by use of a Supplier’s BIM Execution Plan (BEP). A compliant BEP shall demonstrate how the requirements of each section of this EIR shall be met. The BEP and its response to the EIR will be evaluated using DIO’s defined evaluation criteria, to assess that DIO’s pre-tender, or Framework, minimum information standards will be met.

- b. A separate Project EIR, for projects tendered as a result of a Framework agreement, will consist only of a project specific IDP, referred to as a Project IDP in the remainder of this document, will be issued on each project and shall be responded to and then implemented by use of a Supplier’s Project BEP and their Master Information Delivery Plan (MIDP).

Note 2: within 6 weeks following contract award any successful Supplier will provide a fully compliant Project BEP/MIDP which shall demonstrate how the requirements of each contracted section of the Project IDP will be met.

Note 3: For Projects, which sit outside the Framework approach an EIR and Project IDP will be issued on a phase by phase approach.

- c. The aim of separating the EIR IDP Long List and Project IDP is to:

1) ensure those elements that are standard across all projects, have been agreed via the EIR and BEP; the aim being to substantially reduce the repetition of standard information in every Framework tender;

2) ensure that only those Client’s information requirements that are project specific require a project specific BEP response (on all projects irrespective of how procured);

3) ensure procurement of information at the appropriate phase of delivery for any project.

d. A BEP shall include the following content:

1) Confirmation of the Suppliers willingness to meet the Clients Information Requirements;

2) A single clear cross-referenced index must be provided by the Supplier in specific response to the EIR section by section (as required in DIO’s BEP evaluation criteria) giving the:

                - (a) specific location title;

            - (b) section;

          - (c) page reference;

          - (d) and a brief (one short paragraph) summary explanation.

Note 4: On any project, if a Supplier, for whatever reason, believes they cannot deliver information as detailed within a compliant BEP, clarity should be sought during the Tender Phase.

Note 5: The detailed contents of the EIR shall be specifically responded to. Where in doubt the EIR takes precedence to PAS1192-2 which in turn shall take precedence over any BSI example BEPs utilised.

Note 6: In addition to the above, the ‘Project specific’ (Post-Contract) BEPs, together with the Information Deliverables, will need to fully meet DIO’s Clients Information Requirements as provided in DIO’s BEP evaluation guidance.

Note 7: Payment for any milestones is dependent on completion of works including the provision, updating and acceptance of information within the Clients Asset Information Model Common Data Environment (AIM CDE), as appropriate to those milestones.

1.2.2	 Operational Phase

- a. The Facilities Management (FM) Supplier shall throughout the course of the Contract, as a result of their maintenance activities, update DIO’s Asset Information Model Common Data Environment (AIM CDE) in accordance with DIO’s Clients Information Requirements (EIR) with documents to meet the IDP and data as defined in the Asset Information Requirements (AIR) delivered via the IDM appropriate to those maintenance activities. The appropriate files and data scope to be provided for each intervention event type will be defined in collaboration with the FM Supplier to meet the particular EIR, IDP and AIR set;

- b. The FM BEP shall include the following content:

1) Confirmation of the Suppliers willingness to meet the Clients Information  Requirements;

2) A single clear cross-referenced index must be provided, giving the specific location  title, section, page reference and summary explanation of the responses to each of the EIR sections of how they meet the requirements;

3) Specific response to the EIR section by section (as required in DIO’s FM BEP evaluation criteria).

Note 8: Payment for any maintenance activities is dependent on completion of works including the provision, updating and acceptance of information within the Clients Asset Information Model Common Data Environment as appropriate with those maintenance activities

1.3 	Procurement Routes, EIR and BEPs

The following table gives the various procurement routes and the relevant EIR and BEP documents / document titles

| Procurement | EIR Title | BEP Title |
| --- | --- | --- |
| Capital (or FM) Framework | EIR | BEP |
| Capital or FM Framework Project/Additional Works Services | Project IDP (forming an EIR addendum) | Project BEP (Post-BEP) |
| Capital (or FM) Standalone Project | EIR including Project IDP (forming a Project EIR) | Pre-BEP (pre-contract) Post-BEP (post-contract) |

1.4	 Project Specific Information

The following table is to be replicated in the Post Contract BEP with the fields filled out.

| Project Name: |  |
| --- | --- |
| Project Code: |  |
| Project Location: |  |
| Programme: |  |
| Project Value: |  |
| Notes: |  |

- BIM Vision and Objectives

  - The Government Construction Strategy of May 2011 (GCS) set out a mandate for ‘collaborative 3D modelling (with all documentation and data being electronic) on all appropriate centrally procured projects by 2016’ and the current GCS 2016-20 continues to require Government Departments to deliver BIM with the aim of making BIM Level 2 business as usual (referred to as BIM throughout this document). DIO are continuing to evolve their BIM implementation, with the aim of enabling significant time, cost and quality improvements to the way that construction projects and importantly asset information is delivered to, by and also within the organisation. BIM processes will provide DIO with an approach that enables digital information to become a key enabler of stakeholder engagement, decision making, improved asset knowledge, capability and estate planning.

It is the vision that the use of BIM will enable the Client to receive the required information deliverables (models, documents & data) at the appropriate time, in the right format, to engage with the appropriate stakeholders, drive project and operational delivery, inform management decisions, enable efficiencies, make the right project gateway decisions, to supply appropriate information at handover and through the whole asset lifecycle, in order to operate, maintain and assess the ongoing performance of the delivered asset, and then ultimately to integrate delivered assets and their information into the Client’s asset estate Asset Information Model (AIM)

To ensure that DIO’s BIM Implementation Strategy is properly communicated to its Suppliers, it is necessary for DIO to provide a comprehensive EIR and IDP for each project and asset. There are a number of elements that form part of EIR production for DIO, the most important of which is drafting and sign off of project/asset specific IDPs with the support of DIO’s Client’s Technical Adviser and/or Information Manager, which provide full details of project/BIM information/data required against each project stage (including decision gateways) and in what format.

The production of DIO’s Organisational Information Requirements (OIR), Asset Information Requirements (AIR), Plain Language Questions (PLQ), Information Delivery Plans (IDP) and Built Asset Security Information Requirements (BASIR), should be recognised as a lengthy process and therefore they will be incrementally informing revised future versions of the standard DIO EIR and IDP Long List.

DIO’s initial BIM objectives include:

delivery of verified (eventually digitally validated) structured information and data to support project gateway decisions, including traditional project documents, surveys, reports and appraisals;

improved engagement with project stakeholders;

building the project information into the Client’s Asset Information Model at each stage;

linking and/or passing verified information held in the Asset Information Model to operational and line of business systems, or otherwise reporting, that will support strategic, operational and asset management decision-making and streamlining following the practical completion of the construction works and installations;

assessment and management of safety and security issues using BIM tools, and establishment of DIO’s BIM requirements at Framework Level.

It is anticipated that DIO’s future BIM objectives could at some point include:

authorisation of Supplier’s Technical Design using BIM tools;

verification and validation of the proposed scope, compared to briefing requirements, using BIM tools;

understanding and confirmation of full programme, sequence and logistics implications using BIM tools (4D),

understanding and confirmation of project costs using BIM tools (5D);

help with stakeholder engagement as part of Government Soft Landing (GSL) and helping post-occupancy operational performance evaluation and learning, including Whole Life Costs and Sustainability.

- Clients Strategic Purpose

The primary use of the information (models, documents & data) will be for the following purposes:

| Ref | Purpose |
| --- | --- |
| 01 | Registration To allow accurate audit and reporting based on the assets registered. |
| 02 | Use and Utilisation To support comparison of actual utilisation with records of the intended use, capacity and planned utilisation of the Facility and to support Government Soft Landings usage reviews. |
| 03 | Operations To support the understanding of the anticipated cost of operations based on the normal operations of the Facility and to support Government Soft Landings operations reviews. |
| 04 | Maintenance and Repair To support the understanding of the anticipated resource load & cost of maintenance and repair based on the recommended maintenance tasks. |
| 05 | Replacement To support the understanding of the anticipated resource load & cost of asset replacement based on the expected service life of assets. |
| 06 | Assessment and Re-use To support the assessment of the Facility or Asset at the end of its planned use. |
| 07 | Impacts To support the management of the economic and environmental impacts of the Facility or Asset throughout its lifecycle. |
| 08 | Business Case To support the on-going evaluation of the business case, which is dependent upon the continual development of 01 and 07 above. |
| 09 | Security and Surveillance To support the assessment of security and surveillance and a security minded approach. |
| 10 | Regulation and Compliance To support the maintenance of the health and safety of the users of the Facility or Asset including maintenance of a digital record of identified risk and risk mitigation measures. |
| 11 | Program, Cost & Carbon To support the assessment, measurement and reporting of program (4D), cost (5D) and carbon. |

Note 9: DIO owns the Intellectual Property Rights (IPR) for all information, including models, documents and data, and the supply chain use these under license.

Liability shall typically remain with the originator, and they will not be liable for unpermitted modification or amendment, or any transmission, copying or use of the Materials and the Models. This is in line with current procurement contracts, which should be referred to for additional IPR and liability.

- Information Exchanges, Project Deliverables & Information

- The purpose of this section is to communicate the timing and content of information exchanges between the Project Team/Supplier and the Client and how information exchanges are aligned to work stages. Information may flow both ways.

- To ensure that the industry as a whole adopts a common way of working for capital projects and that the unified CIC/APM 8 stage plan is adopted even if the stage names need to be ‘localised’ as with the adoption by the RIBA. This is shown in the figure here.

- It is common to apply a stage decision gateway process to formally close a stage and commence another. Some gateways may be more significant in terms of project progression.

- Each stage gateway should be advised by a developed set of Client Plain Language Questions (PLQ). It is common to indicate these gateway decision points as red diamonds.

- Whilst information can be shared at any time during the course of a stage, formal published information deliverables should be exchanged prior to the end of a stage to advise the decision gateways. These published information exchanges are referred to as Information Exchanges indicated by green circles or ‘footballs’. These logical decision gateways and Information Exchanges are indicated on the above figure. On specific projects information exchanges, may not be required at every stage and this will be detailed in the Project IDP.

- Deliverables required to inform the stage PLQ are scheduled in the Project IDP.

Note 10: The Project IDP is profiled by the EIM/TA from the standard Long List for the project and must be confirmed by the Supplier MIDP within six weeks of Supplier appointments as part of the Post Contract BEP.

Note 11 The stage plan may be extended to identify particular operational phase events and enable the use of the IDP to specify information deliverables at different operational stages or intervention events. In the absence of this extension operational deliverables shall be specified in Stage 7 Operation & End of Life

- The Project IDP will include:

  - Confirmation of information deliverables from the Long List to answer Client’s ‘Plain Language Questions’ for that phase/stage of delivery;

Format requirements, constraints or scope for each deliverable at each stage

Where discipline native models/files are required;

Where open standard formats are required in addition to a pdf format;

Where federated models/visualisations are required to support stakeholder engagement;

The Level of Definition (Level of Detail and Level of Information) of each deliverable at each stage;

The intended role (pre-appointment) or appointed Supplier for each information deliverable at each stage;

- BIM Level 2 information deliverables consist of:

3D models - in their native discipline (un-federated) format;

drawings - cut from the models, and other documents, in PDF or other specified open standards format;

structured data - again cut from the models, in COBie UK 2012 format, all exchanged as files and referenced in the COBie file as a transmittal sheet, and

Open standard 2D/3D model equivalents such as federated visualisations shall also be provided where specifically required, in an agreed format, to assist stakeholder engagement.

DIO do not request specific proprietary format files, but within the Project IDP it may state the formats they, and their Client’s Technical Adviser, are able to use/access, as a guide to inform Suppliers.

Information Delivery Plan (IDP) / Master Information Delivery Plan (MIDP)

The Supplier shall review the Project Information Delivery Plan (IDP) and confirm their ability to provide the information from the appropriate resources, in the required formats, at the designated stage decision gates. Any variation from or addition to the plan as proposed, shall be clearly noted and brought to DIO’s attention in the responding Project BEP as part of the tender proposal. The Client’s IDP shall form the basis of the Suppliers Master Information Delivery Plan (MIDP) for preparation and submission of information to the Client at the appropriate stages.

Note 12: DIO will issue a Template MIDP with the IDP which will contain the minimum information requirements to be provided and to be used for the published supplier MIDP.

Level of Definition, Detail and Information

Information delivery requirements are indicated using Level of model Detail (LOD) and Level of Information maturity (LOI) aligned to the normal delivery stage, e.g. LOD3 and LOI3 for stage 3, as defined in the RIBAE/NBS BIM Toolkit and indicated as D3I3 in the IDP. It is possible that the Client’s information LOD requirement may remain at D4 beyond stage 4, whilst the LOI requirement progresses in line with the stage, for example indicated by D4I6 in the IDP for stage 6.

Health & Safety / Construction Design Management (H&S/CDM)

The information deliverables in respect of the Client’s H&S/CDM duties shall be detailed in the IDP Long List and shall be used to manage/demonstrate the Client’s and Supplier’s H&S/CDM obligations, specifically relating to residual risk scheduling/ management and providing supporting evidence for project gateways, as outlined in DIO’s PLQs. In their BEP, the Supplier shall confirm how this information will be delivered in principle.

In line with PAS 1192-6:2018 ‘Specification for collaborative sharing and use of structured Health and Safety information using BIM’, the Client requires BIM model use for H&S/CDM purposes; including, but not limited to, site orientation/welfare, temporary works, designer risk assessment and risk, residual risk and mitigation measure scheduling as part of the COBie submission at each project stage. If a model is not to be provided or used for this purpose, a clear statement or reasons why not shall be provided in the Project BEP.

- Management

This section deals with setting the standards to be used for the definition and delivery of the project, along with how the co-ordination and review processes will be managed.

Standards

The Client expects the Supplier to deliver BIM Level 2 on projects in line with the UK’s BIM Level 2 standards, the core parts of which include:

  - PAS1192-2:2013 BIM Information Management Capital Phase;

PAS 1192-3:2014 BIM Information Management Operational Phase;

Both the above supported by BS1192:2007;

BS1192-4:2014 COBie Production;

PAS1192-5:2015 Specification for Security-Minded Building Information Modelling;

PAS 1192-6:2018 Specification for collaborative sharing and use of structured Health and Safety information using BIM.

The Supplier shall evidence that they have the ability to meet these standards in their BEP.

Consideration shall be given to personal data that is held, in order to meet the requirements of the General Data Protection Regulation (GDPR) (EU) 2016/679.

Roles and Responsibilities

The purpose of this section is to bring to the attention of the Supplier the allocation of roles associated with the management of the model and project information.

PAS 1192-2:2013 provides a useful cross-tabulated summary of the roles as they apply to Suppliers, including:

  - Client’s Technical Adviser (TA);

Project Delivery Manager (PDM);

Supplier Information Manager (IM);

Lead Designer (BIM Coordinator) (LD);

Task Team Manager (TTM).

The following roles in connection with BIM will be taken on directly by the Client:

  - Client Information Manager (EIM), who will also take responsibility for Built Asset Security Management (BASM) (see PAS1192-5);

Client Project Manager (EPM).

The BEP is to include appropriate competence and experience of staff members who fill the above Supplier roles.

Note13: At Framework Level this can just be illustrative with specific details being provided as part of any subsequent Tender activities.

Collaboration Process

The purpose of this section is to define how, where and when information will be shared.

The Supplier is expected to manage their own Common Data Environment (Supplier CDE), through the nominated Supplier Information Manager (IM) and in liaison with the Client’s Information Manager (EIM). Although it is recognised that the management and system providing this service may change with the appointment of different Suppliers for different stages or phases, there will only be one CDE in operation at any one time managing one version of the truth.

The BEP shall contain details and also evidence of the following:

  - Form and process of sharing information between Project Team members;

  - Form and process of publishing information to the Client;

  - How the requirements of the IDP will be met and tracked;

  - Extent, form and frequency of model coordination and federation;

  - e. Frequency of collaboration and information exchange;

  - f. Details of model review workshops and other collaborative working practices e.g. use of model federation and coordination at design and/or site meetings.

It should be noted that:

  - Depending on the stage of the project and the Level of Definition (LOD), the Client requires the federated discipline model to be made available at all design team meetings, so that it can be used to demonstrate the proposed design, progress and coordination. The Client also expects the federated model to be used for stakeholder engagement;

  - The Client, as an interim position, requires the Design Lead Supplier / Client’s Technical Adviser to maintain Client issued, shared and published information, in the Designer’s Supplier CDE, with Client Shared and Client Published states for access, mark-up and use, until the Client CDE and AIM are available;

  - Construction phase shared and published information, shall similarly be maintained in the Constructor’s Supplier CDE, with Client Shared and Client Published states, but also issued to the Designers Lead Supplier / Client’s Technical Adviser CDE Client Shared and Client Published, which will act as Client CDE in the interim position;

  - The Client will require access to the information which is held on their behalf.

Planning the Work and Data Segregation

The purpose of this section is to set out requirements for the management of the modelling process. Information shall be managed in accordance with the processes described in PAS 1192-2:2013 and BS 1192:2007.

The Project/Asset IDP confirms the information delivery, information packaging and information exchange requirements for models, documents and data. All published transmittals shall be accompanied by a published COBie spreadsheet, confirming the included exchange files in the documents tab. However, in order to anticipate the requirements of project delivery, planning for delivery of the following is to be included in the BEP:

  - Model Management

#### Detail of procedures co-ordinated by the Information Manager.

  - Volumes, Locations, Zones and Areas

#### Definitions of zones and the management of adjacency within the discipline models

#### Confirmation of the definition of the project volume structure.

  - Naming Conventions

There will be a single project file name convention based on the BS1192:2007 & PAS1192-2:20013 but extended to include reference to the IDP deliverable and LOD as follows:

1) Project Number: the Client project reference will be used in all cases;

2) Originator: as assigned by the Client in the IDP;

3) Volume: Supplier assigned as PAS1192-2:2013 optional Volume/Zone or 00 for ALL volumes, ZZ for Multiple or XX if Omitted;

4) Location: Supplier assigned as PAS1192-2:2013 optional Level/Region/Location or 00 for All Locations, ZZ for multiple, or XX if Omitted;

5) Type: Supplier assigned as PAS1192-2:2013 document/model/information type;

6) Role: Supplier assigned as PAS1192-2:2013 Role;

7) Document Number: Supplier assigned unique & sequential file alphanumeric document number;

8) Status: Supplier assigned as PAS1192-2 Status/Purpose of Issue but see below;

9) Rev: File revision;

10) IDP Ref: IDP Delivery Ref;

11) LOD: Level of Definition as LOD.LOI e.g. D3L4 (see section 4.3 above);

12) Title: Supplier assigned and optional free text descriptive title or name;

Note: fields 8-12 are an extension to BS1192/PAS1192-2.

- (a) Fields 1 & 2 are Client assigned;

- (b) Fields 3 & 4 the Volume and Location naming strategy shall be confirmed in the Project BEP but integrated with and aligned to the strategy used previously on the project;

- (c) Fields 5 & 6 shall use Client assigned values or failing that BS standard codes;

- (d) Field 8 Purpose of Issue;

- (e) For WIP & Shared issues use PAS1192-2:2013 Table 3 WIP & Shared status codes;

- (f) For Published use the following purpose codes for publishing of stage exchanges;

| A0 | Published Stage 0 Strategy |
| --- | --- |
| A1 | Published Stage 1 Brief |
| A2 | Published Stage 2 Concept |
| A3 | Published Stage 3 Definition |
| A4 | Published Stage 4 Design |
| A5 | Published Stage 5 Build |
| A6 | Published Stage 6 Handover |
| A7 | Published Stage 7 Operation |

Note14: Lookup values for these assigned values shall be contained in the Picklists tab of the stage COBie sheet and Project IDP as a master record.

  - d. Publishing processes:

        - The contents of stage Information Exchanges will be defined in the IDP;

        - The stage Information Exchanges shall be published by the Supplier Information Manager from the Supplier CDE to complete the particular delivery stage;

        - All published file packages shall be accompanied by a COBie file which will be used to verify the delivery;

        - The Supplier Information Manager shall upload all information packages to the Client CDE (Client’s Technical Adviser provided) notifying the Client Information Manager.

        - The Client Information Manager shall verify the package and produce a Red Amber Green (RAG) acceptance report to the Supplier Information Manager.

        - Green packages shall be published into the Client CDE AIM Published file area and the COBie data and file linkages published into the Client CDE AIM data area for onward use.

        - Amber or Red package shall be remedied in the Supplier CDE and resubmitted for retest.

        - Detailed confirmation of use of these procedures, including specific definitions and details, shall be confirmed in the Project BEP.

Security

The purpose of this section is to communicate client specific security measures required in order to secure information, information access and information exchanges. Reference should be made to the DIO BIM Security Guidance Note version V3.0 dated 15 February 2015.

In line with PAS1192-5:2015 the Supplier shall consult with the Client regarding the security requirements of the project and then respond appropriately to any project Built Asset Security Information Requirements (BASIR). All documents shall be marked with the appropriate baseline security. Particular attention must be given to ensuring any Common Data Environments (CDEs) used meet the security requirements in terms of both cyber security and access controls/protocols for users. An appropriate procedure must be established to ensure information transmitted outside CDEs is done so as per the relevant security requirements. Any file when uploaded to the Supplier CDE or otherwise disclosed, shared, published or exchanged is to be secure to the standard required.

Security is defined in accordance with Government Security Classifications (2014) as follows:

### a. OFFICIAL (and its sub-set OFFICIAL – SENSITIVE);

### b. SECRET;

### c. TOP SECRET;

The information security strategy will be contained with a Project Built Assets Security Information Requirements document, which will be completed as part of the early stage information delivery by the Client and made available, as appropriate, to the Project Security Manager and Supplier Information Manager.

The Supplier Information Manager shall ensure that all files held within the CDE are held with the appropriate visible security meta-data markings and that they are not disclosed, distributed, downloaded or otherwise accessed by CDE members with inappropriate security clearance or without justified need. The Supplier CDE system shall be procured and maintained to the appropriate security level, as required by the Client for the project.

Coordination and Clash Detection Process

The purpose of this section is to ask the Supplier to define their co-ordination process, in order to meet Client requirements for quality control. Details shall be given of how this process will align with the Client’s contractual and process requirements, such as on-going / periodic technical review.

Please note that the Client will expect the most recent Clash Detection Report to be included with monthly project progress reporting.

The following details of the coordination and clash detection process shall be considered:

- a. Software;

- b. Process overview;

- c. Responsibilities;

- d. Outputs;

- e. Technical query workflow;

- f. Tolerance strategy;

- g. Clash resolution process.

The Supplier’s BEP shall confirm coordination and clash avoidance processes, with  reference to:

- h. Volume strategy;

- i. Tolerance strategy;

- j. Technical query workflows;

- k. Clash resolution;

- l. Responsibilities for coordination and clash avoidance;

- m. Software to support coordination and clash avoidance;

- n. Outputs from coordination and clash avoidance processes.

Quality Assurance Plan

The purpose of this section is to enable the Supplier to communicate how the integrity, and hence quality, of the model and other data sources will be maintained.

All published information exchanges shall be verified against the IDP for the stage information exchange, using the included COBie file. Only compliant exchanges will be accepted. For this reason all data provided is to be complaint with BS1192-4:2014 & COBie UK 2012.

The Supplier shall confirm their own internal model file, data standards and compliance procedures, including references to standards and compliance software, in their BEP.

The BEP should refer to:

- a. Quality assurance/control procedure, including data verification and validation;

- b. Associated software;

- c. Level of assurance.

The Client’s Information Manager must be given access to the Supplier CDE to enable compliance monitoring and audits.

Delivery Strategy for Information Exchanges and Asset Information

This section defines the information exchange standard for information and data, enabling the Client to obtain asset information to align to the Client’s Asset Management processes at each stage. Information defined in the Project IDP, and proposed by the Supplier MIDP shall be confirmed in the published information exchange COBie file, together with the published information exchange files.

Currently the Client requires all BIM Information Exchanges to include:

- a. Native authorised files – un-federated and attributable to the supply chain originator / author / contracted Supplier;

- b. 2D pdfs – standard drawing outputs from the BIM, as defined at tender issue stage.

- c. Federated models in IFC or other agreed format, including reference to constituent authored models and other content;

- d. COBie data as defined by an agreed project Information Delivery Plan (IDP) and Supplier Master Information Delivery Plan (MIDP), confirming delivery. The single COBie exchange spreadsheet shall contain data relating to the exchanged models and other project files, which will each be referenced in the spreadsheet and to a two-point geo positioned containing box/cube of Facility, Floor or Space object;

- e. Other files e.g. surveys, reports etc., in pdf or other agreed open standard format.

The BEP shall confirm that the Supplier intends to provide information in the above formats.

- f. Designers and Constructors shall align their model attribute data to be consistent with the data exchange format COBie as detailed in BS1192-4:2014;

- g. All object naming shall be in accordance with DIO Spec 024 including floor and space naming addendum;

- h. There shall be a single COBie sheet for each Spec024 level 2 building or infrastructure facility. This shall confirm Spec 024 naming for the facility – Building or Infrastructure including Establishment and Land Parcel references;

- i. The Establishment and Land Parcels shall additionally be defined in the first rows in the Floors tab and positioned as linked bounding box coordinates;

- j. The Attribute and other requirements for each Spec024 object/element will be confirmed in the Client’s Asset Information Requirements standard catalogue;

- k. Classification shall be to UNICLASS 2015, NRM and SFG20 in this order as appropriate for the project with multiple element classification to BS 1192-4;

- l. The AIR, IDP and MIDP can be combined as a stage specific COBie Demand Matrix (CDM) for each project or contract. It is the Client’s intension to develop the use of the Client CDE to enable the verification of published stage information and data delivery before acceptance;

- m. The presented stage COBie sheet shall therefore contain reference to all exchanged published files and required data relating to the information exchange point;

- n. The Client’s Asset Information Requirements is currently being developed and will be periodically updated as asset type and stage information and data requirements are developed;

- o. COBie data shall meet the strategic purposes in section 3 appropriate to the stage.

- p. The BEP shall confirm the process of data compilation between models and COBie. Individual authored model COBie sheets shall be coordinated and combined into a single federated COBie sheet for submission to the Client CDE by the Lead Supplier.

Note 15: Information will be progressively shared and published from the Supplier CDE to the nominated Client’s Technical Adviser / Client CDE, so that in normal circumstances the Client’s Technical Adviser / Client will not need access to the Supplier CDE other than for compliance purposes.

Project Implementation Plan (PIP)

A Project Implementation Plan is statement relating to the Supplier’s IT and human resources capability to deliver the Project IDP and as such it shall form part of a Project BEP; the BEP shall confirm the Supplier’s intention to provide this information for each project.

Master Information Delivery Plan (MIDP)

The Master Information Delivery Plan (MIDP) shall be prepared by the Supplier and included with the Project BEP. This will be in response to the specific Project IDP deliverables in the template format attached to the IDP. The MIDP shall detail the models, documents and data to be provided for each required Project IDP deliverable, in what stage, to what required level of detail/information (DXIX) and by which author. The BEP shall confirm the Supplier’s intention to maintain an up to date MIDP meeting each IDP deliverable for each project stage.

- The Supplier may produce additional Task Information Delivery Plans (TIDP) for their own purposes, but the Client will not require this to be included in the Project BEP.

Note 16: A Template MIDP is attached to the Project IDP which will contain the minimum information requirements and format to be provided.

Training

The Supplier shall be responsible for maintaining and delivering appropriate information management and access training to all interfacing parties; working collaboratively across the delivery team, including with the Client’s staff and the supplier’s own supply chain members. This shall include, but not be limited to:

- a. Key parts of the BIM Execution Plan;

- b. The Supplier’s collaboration tool;

- c. Clash detection process and reporting;

- d. Model viewers;

- e. CDE.

Note 17: The Supplier shall undertake a collaborative approach and facilitate workshops to promote Building Information Modelling (BIM) Level 2 process, appropriate technologies and Government Soft Landing (GSL) with both Supplier and Client staff and or the Clients representatives.

- Technical

This section establishes technical information requirements, including the software, information exchange contents and level of detail.

All project team members shall agree their collective strategy regarding IT systems performance. It is acknowledged that due the Client’s current IT limitations, their members of staff may be excluded from accessing many software’s and files; so for this reason the team should consider ways of accommodating this best they can, especially when it comes to reviewing, sharing and issuing BIM information to the client.

This may be by providing both file and model viewing and mark-up capability in the Supplier CDE to enable Client and TA staff to access, mark-up and apply workflow to engage and collaborate. This provision shall be confirmed in the BEP.

Software Platforms and Programs

The purpose of this section is to communicate software platforms and versions where these are known and where they might influence the preparation of a bid.

Note 18: As yet the Client’s software platforms are not known and as a public body, OJEU rules preclude specification and selection based on proprietary systems use. Once identified the Supplier will publish and/or share Information into the Clients CDE. Until implemented Client Shared and Published information deliverables shall be held in the Supplier CDE until the Client CDE is implemented at which time, and on request, Information will be transferred to DIO.

System Performance

The purpose of this section is to communicate to bidders any constraints in the employer’s systems or specific IT requirements which may need additional resources or non-standard solutions.

The Supplier shall confirm how data and information from their authoring tools will be prepared and published so that it can be used with the software platforms outlined. The Supplier’s ability to work with any specified platforms shall be made clear.

The following employer-side IT system restrictions and requirements need to be taken into account when developing the BIM Execution Plan:

a. Model size: 300Mb for 3D models and 100Mb for other documents (unless agreed by the Authority’s BIM Team during project delivery);

- b. Software uses: Federated 3D models in open standard IFC;

- c. Access to viewers via DIO systems: to be provided in Supplier CDE without any requirement to download any additional software onto the DIO’s systems;

- d. Security issues: As required in the security section of this document.

Data Exchange Format

The purpose of this section is to define the formats used to deliver the Information Exchanges. Information shall be required as defined in the Information Delivery Plan, in the following formats:

- a. Native – 3D discipline (un-federated) model files for all design and analysis models ;

- b. Federated – combined 3D discipline models in IFC format;

- c. COBie – COBie-UK-2012 version 2.4 to BS1192-4 & UNICLASS2015 complete with reference to the exchanges files;

- d. PDF files – no older than version 7.0 as a defaulting addition other open standard files as defined in the Information Delivery Plan.

Note 19: Drawings and Data should be generated from a single authored model. Drawings shall state the model ref they are generated from and note any non-derived or additional data.

Co-ordinates

This section defines requirements for a common coordinate system for all location and data.

Eastings and Northings to Ordnance Survey National Grid as realised using OS Net and OSTN15 in decimal format 2.3.

Note20: 3D Co-ordinates to be no less accurate than 10mm in any direction (x,y,z). Where this accuracy cannot be achieved, this should be clearly stated in the Project BEP.

All geophysical features and buildings shall be referenced to an orthogonal bounding box defined by two coordinate triple points – easting, northing & elevation, the bottom left and top right containing the full extent of the object and its constituent elements e.g. piles or masts. Where an insertion or local coordinate system reference point is required this shall be the bottom left of the containing bounding box.

There are also situations where a local height datum is appropriate. If used the local datum should always be referenced back to the required standards and the containing bounding box presented in the standard datum for use in COBie.

Any use of local coordinate systems shall be agreed on a case by case basis with the TA, a qualified land surveyor and referenced back to the bounding box insertion point to the required standard.

Object, model, drawing and file contextual extents will be confirmed in the Volume & Location strategy as part of the Post BEP and referenced in the agreed file name Volume and Location strategy.

The minimum requirement is spatial coordination stated as follows:

- a. Intersection of grids XX and YY - [xxxxxx.xxxE and xxxxxx.xxxN];

- b. Intersection of grids AA and BB - [xxxxxx.xxxE and xxxxxx.xxxN];

- c. Ground floor FFL = [xxx.xxx].

Other coordination standards defined in the BIM Execution Plan shall include:

- d. Origin rotation;

- e. Offsets;

- f. Datum information;

- g. Units to be used.

- Commercial

This section looks at the information requirements, defines purposes for data and the content of key deliverables.

BIM Execution Plans and Project BIM Execution Plans (BEP)

BEPs and Project BEPs are to be provided in response to the EIR identifying the Supplier’s proposals.

A Project BEP shall be submitted to the Client by the Supplier within six weeks of contract award, or as otherwise agreed.

The Supplier shall respond to the EIR directly, and in addition include any further information within the BEP that the supplier deems necessary in order to outline their delivery of BIM on the project.

The Supplier shall prepare, deliver and maintain BEPs and Project BEPs that respond to the respective EIRs and Project IDPs.

The Supplier shall review and maintain their BEP, including maintaining the MIDP, and additionally, when there is any change to their contract, they shall inform the Client immediately of any changes to Information Deliverables as part of that change process.

Contractual Requirements

It is a contractual requirement that the Supplier provides the information/data deliverables, as per Terms and Conditions of their contract.

Appendix A. BEP Evaluation Criteria

When considering a compliant BEP response to this EIR the supplier should reference DIO’s BEP Evaluation Criteria, which are contained in document ‘DIO BEP Evaluation Criteria v2.0.

Appendix B. DIO Information Delivery Plan (IDP) Template

The Information Delivery Plan (Template) contains the following

- Information Delivery Plan – Long List Template

To be profiled by the Projects Technical Support Provider (TSP) or Regional Delivery Team (with assistance by the FM Supplier) ahead of each stage or appointment to contractually confirm the information deliverables. This single project document develops as new suppliers are appointed and shall include deliverables required from all parties: Client, Supplier & Stakeholder

- Stage Plain Language Questions – to be met by profiled IDP deliverables

- Master Information Delivery Plan – Template

To be profiled by the TA and each appointed supplier or stakeholder to contain all documentation: models, drawings and other documentation to meet the specified IDP Deliverables

- Pick Lists – preset and developed project reference tables

- Guidance – general and specific guidance on completion of the IDP template*.

*Further information and guidance is available in the DIO BIM Manual

Appendix C. Information (COBie) Demand Matrix (IDM) Template

The Information Demand Matrix (IDM) is used to template the particular COBie information requirements for a single project stage (or operational event). This is template based on COBie UK 2012 but updated to include UNICLASS 2015 and BS1192 file name picklists particular for the project as developed in the IDP.

The IDM is defined from the Project IDP confirming the IDP Deliverables and MIDP documents to be delivered by all parties for a particular stage, and the Asset Data Requirement Library (ADRL) items appropriate for the stage and intervention scope.

This enables the information Suppliers to use a templated approach to COBie information (& data) delivery and both suppliers and the client to use the IDM to assure information pre and post-delivery, and before it is accepted for use by DIO.

The delivered IDM will include information to BS1192-4 and as defined in the EIR, IDP and ADRL for each item impacted for the exchange stage or intervention.

DIO will work with Suppliers to automate the generation of the IDM enabling the addition of the appropriate data content for delivery to DIO.

The IDM Template is a separate version-controlled document appended here*.

*Further information and guidance is available in the DIO BIM Manual.

Appendix D. Glossary

| Full name | Abbr. | Explanation |
| --- | --- | --- |
| 3D Model |  | A model with objects having 3D dimensional properties which are dynamic in nature. |
| Asset Information Model | AIM | Maintained BIM used to manage, maintain and operate a built asset. The purpose of the asset information model (AIM) is to be the single source of approved and validated information related to the asset(s). This includes data and geometry describing the asset(s) and the spaces and items associated with it, data about the performance of the asset(s), supporting information about the asset(s) such as specifications, operation and maintenance manuals, and health and safety information. |
| Asset Information Requirements | AIR | Based on the OIR, specific AIR might be specified as part of a contract or as an instruction to in-house teams and may use data and information from the AIM relating to the asset management activities being carried out. The AIR shall also specify data and information to be captured and fed into the AIM. |
| BIM Execution Plan | BEP | Plan prepared by the supply chain to explain how the information modelling aspects of a project will be carried out. |
| Classification |  | Systematic arrangement of headings and subheadings for aspects of construction works including the nature of assets, construction elements, systems and products. |
| Common Data Environment | CDE | Enabling the process of creation, sharing and issuing of production information so that information is managed and delivered in a consistent, lean and timely manner (see PAS1192-2) A common data environment is a single secure source of information for any given project, used to collect, manage and disseminate all relevant approved project documents for multi-disciplinary teams in a managed process. |
| Construction to Operation Building Information Exchange | COBie | Structured information for the commissioning, operation and maintenance of a project often in a neutral spreadsheet format that will be used to supply data to the Client or operator to populate decision making tools, FM and asset management systems. |
| Data Verification |  | Check that data is in the correct format. |
| Data Validation |  | Check that the data is accurate. |
| Client’s Information Requirements | EIR | Pre-tender document setting out the information to be delivered and the standards and processes to be adopted by the Supplier as part of the project delivery process. |
| Federated Model |  | Federated Model means a model consisting of linked but distinct component models, drawings derived from the models, texts, and other data sources that do not lose their identity or integrity by being so linked, so that a change to one component model in a federated model does not create a change in another component model in that federated model. |
| Geospatial Data |  | Geospatial data, GIS data or geo-data has explicit geographic positioning information included within it, such as a road network from a GIS, or a geo-referenced satellite image. Geospatial data may include attribute data that describes the features found in the dataset. |
| Information (COBie) Demand Matrix | IDM | An Information (COBie) UK 2012 template complete with IDP, MIDP and ADRL information & data object requirements appropriate for the Contract and stage or intervention event identifying which structured data about the facility, floors, spaces, zones, systems and building component should be delivered and when in accordance with the EIR. |
| Information Exchange |  | Structured collection of information at one of a number of pre-defined stages of a project, with defined format and fidelity (the degree of exactness with which something is copied or reproduced). |
| Industry Foundation Class | IFC | A platform neutral, open file format specification that is not controlled by a single vendor or group of vendors. Used as collaboration format for BIM. The Industry Foundation Classes (IFC) model is intended to describe construction industry data focusing on ease of interoperability between software platforms. It is a platform neutral, open file format specification which is object-based. IFC was developed by buildingSMART to facilitate interoperability in the architecture, engineering and construction (AEC) industry, and is a commonly used collaboration format BIM based projects |
| Level 0 BIM Maturity |  | Level 0 BIM maturity is unmanaged CAD, in 2D, with paper (or electronic paper) data exchange. |
| Level 1 BIM Maturity |  | Level 1 BIM maturity consists of managed CAD in 2D or 3D format with a collaborative tool providing a common data environment with a standardised approach to data structure and format. Commercial data will be managed by standalone finance and cost management packages with no integration. |
| Level 2 BIM Maturity |  | Level 2 BIM maturity is a series of domain and collaborative federated models, consisting of both 3D geometrical and non-graphical data, prepared by different parties during the project life-cycle within the context of a common data environment. The project participants provide defined, validated outputs via digital data transactions using proprietary information exchanges between various systems in a structured and reusable form. |
| Level of Development | LOD | Collective term used for and including ‘level of model detail’ (again LOD) and the ‘level of information detail’ (LOI) • Level of model detail = description of graphical content of models at each of the stages defined • Level of model information = description of non-graphical content of models at each of the stages defined. |
| Master Information Delivery Plan | MIDP | Project Delivery Manager level primary plan for when project information (files) are to be prepared, by whom and using what protocols and procedures, incorporating all relevant task information delivery plans. (Also see TIDP) and meeting the individual delivery of the Project IDP |
| Metadata |  | Metadata is data that describes other data. Meta is a prefix that in most information technology usages means "an underlying definition or description." Metadata summarizes basic information about data, which can make finding and working with particular instances of data easier. |
| Organisational Information Requirements | OIR | OIR data and information required to achieve the Organisation’s objectives (see PAS1192-3). |
| Project Information Model | PIM | Information model developed during the design and construction phase of a project. |
| Project Information Plan | PIP | Statement relating to the Supplier’s IT and human resources capability to deliver the EIR. |
| Plain Language Questions | PLQ | Large quantities of information is exchanged during a construction project and, given the potential for even more information to be exchanged through BIM, it is important for clients to identify their |
| Publicly Available Specification | PAS | Sponsored fast-track standard driven by the needs of the client organizations and developed according to guidelines set out by BSI (British Standards Institute). Key stakeholders are brought together to collaboratively produce a BSI-endorsed PAS that has all the functionality of a British Standard for the purposes of creating management systems, product benchmarks and codes of practice. After two years the PAS is reviewed and a decision is made as to whether it should be taken forward to become a formal British Standard. |
| Task Information Delivery Plan | TIDP | As MIDP, but at Delivery Team Level / Supply Chain level. |
| Uniclass (Unified Classification for the Construction Industry) | Uniclass | Uniclass (Unified Classification for the Construction Industry) Published by the Construction Project Information Committee (CPIC) this is a UK standard for classification. |

Schedule 9

- ANNEX A to DEFCON 82 (Clause 73B)  - Part A: New Equipments

1.    The Contractor shall make preliminary arrangements for the supply of spares as follows:

Provision of Initial Spares Concurrently with the Main Equipment

2.    Initial spares under this procedure are required to be delivered not later, and preferably two months earlier, than the first delivery of the main equipment. The Contractor shall therefore plan to provide concurrently with the main equipment a sufficient quantity of spare parts to ensure adequate spares cover for the stated period. In principle, each batch of parts released for manufacture should contain its quota of spares. Any special release procedure will be detailed in the Contract.

3.    To implement Clause 2 above, the Contractor is required to assess which parts are likely to need replacement during the initial period of use. (See Clause 5 of DEFCON 82) (Clause 73B).

Criteria for Determining Spares Required

4.    Spares recommended by the Contractor shall, unless the Contract stipulates otherwise, comply with the following criteria:

a.	They shall consist of components, piece-parts, modules, sub- assemblies and assemblies which are to the same design standard as those fitted in the production equipment.

b.    Common items such as standard nuts and bolts, washers etc., shall be excluded unless they are likely to need frequent replacement, when they shall be listed separately (see sub-sub-Clause 5.b.(3). below).

c.    Items supplied to the Contractor on Embodiment Loan are to be excluded.

d.    The total estimated value of all the parts recommended shall not exceed the amount which may be included in the Contract for this purpose.

e.	The total quantity of any part shall take account of reliability predictions and such deployment information, servicing and other data as may be supplied by the Authority.

Preparation and Submission of Lists

5.    Within the time specified in the Contract (or within three months from date of Contract if no time is so specified) or of the Authority's approval to manufacture any major assembly included in the Contract:

a.	The Contractor shall provide the Project Manager concerned with an original copy of each preliminary list detailing the range and quantity of spares which he recommends. (See Clause 5 of DEFCON 82 (Clause 73B)). If formal design modification approval of any part of the main equipment occurs after these lists have been prepared, the Contractor may be asked to submit further lists, within a specified period, in respect of the modified portion of the equipment (see Clause 10 below). No action to purchase or manufacture listed items is to be taken until authority is given - see Clauses 6 and 7 below.

b.	Preliminary lists are to be submitted in 3 parts, using DEFFORM 82A:

(1)  LIST A - shall detail the main assemblies in serially numbered order (e.g. 1/10 to 10/10), forming the complete equipment and may be submitted as a list, or as an equipment family tree. Where assemblies of a complete equipment are receiving the Authority's approval to manufacture in sequence, it is most important that inability to complete LIST A should not delay completion of LISTS B and C for assemblies which have been approved for manufacture. Such lists are to be endorsed with the main assembly serial number mentioned above.

(2)  LIST B - shall detail the spares which are peculiar to the equipment, separate lists being submitted for each main assembly.

(3)  LIST C - shall detail those spares recommended, but not appropriate to LISTS A or B, together with any common items referred to in sub-Clause 4.b) above, these items being listed last. Separate lists are to be submitted for each main assembly.

(4)  On LISTS B and C the Contractor shall complete columns (i) to (viii), adding any special reference advised by the Authority. The original copy of each of these lists shall be submitted to the Project Manager as soon as they are completed and without waiting for the completion of other lists. The last list of any series is to show that the series is complete.

NOTE:

When preparing his list of spares on DEFCONs 82A or 82B, the Contractor must mark all static-sensitive items with the letters 'SS' in red in the 'Description' column.

Particular attention is drawn to the requirement for the actual manufacturer's name, address and parts reference number to be entered in columns (ii) and (iii) of DEFFORM 82A in respect of all parts detailed thereon.

The estimated prices to be entered in column (viii) of DEFFORM 82A will be used by the Authority for budgetary purposes only. Prices for all Articles subsequently purchased will be negotiated separately in accordance with normal contract arrangements.

Procedure for the Purchase of Spares by the Authority

6.    After examination of the Contractor's recommendations on Lists B and C, the Authority will place its requirements on the Contractor by means of an amendment to an existing contract or a new contract. The Authority will accept liability for the supply of the spares recommended by the Contractor only to the extent that his recommendation is positively approved and the spares are specifically ordered. The Authority also reserves the right to procure Articles deleted from the original lists from sources other than the Main Equipment Contractor.

7.    Domestic management codes, NATO Stock Nos., item names and descriptions and packaging requirements for the items to be purchased will be notified to the Contractor as soon as possible by means of further copies of DEFFORM 110AL on which columns 'a', ‘b’ and ‘c’ have been completed. Each Article shall be identified by a NATO Stock No. before delivery.

Technical Data to Be Supplied

8.    To enable the Authority to carry out technical vetting, codification and cataloguing of the spares recommended under this procedure, the Contractor shall supply the following information prior to, or concurrently with, Lists B and C. (The Authority undertakes that the information given will not be used for any other purposes):

a.    Parts lists of the equipment or unit, illustrated wherever possible.

b.    General arrangement drawings of the equipment or unit to show the position and function of the spares recommended.

c.    Schematic layout diagram of assemblies, suitably references to indicate where the recommended spares will be fitted.

d.    Relevant detail drawings, specifications and technical data.

9.    The Contractor shall send the above information in duplicate to the Project Manager named in the Contract unless instructed otherwise.

Design Changes

10.  The Contractor shall be responsible for notifying the Project Manager of any amendments to the lists which he considers necessary as a result of design changes, quoting the appropriate reference and authority. Details of the amendment(s) shall be submitted on DEFFORM 82A or 82B as required by the Project Manager. Following examination of these amendments, the Authority will place its requirements by means of a formal amendment to the Contract or a separate demand, accompanied by copies of DEFFORM 110 AL or DEFFORM 82B, completed to show the Articles and quantities to be supplied. NATO Stock Nos., etc., will be notified subsequently, as described in Clause 6 above.

Spares Which Are Rendered Surplus by Design or Other

Change

11.  Spares provided in accordance with this procedure which become redundant before delivery because of unforeseen changes in design or other similar reason, will be dealt with in accordance with DEFCON 503.

- ANNEX B TO DEFCON 82 - Part B : Notification of Spares Required as a Result of Equipment Modification(s)

Purpose

1.    This procedure has the special purpose of detailing those spares considered to be essential to maintain a modified equipment or portion thereof in operational condition for an initial period until normal spares procedures can apply. The need will arise directly from modifications approved under Post Design Services, or similar arrangements, which are to be incorporated in equipment by means of modification sets or kits (or sometimes during production).

Assessment and Timing of Information

2.    Initial spares arising from modifications are required for Service use concurrently with the relevant equipment, or modification set or kit. It is therefore important that the information called for in Clause 5 below shall be submitted to the Authority immediately following modification approval.

3.    For this purpose, the Contractor shall:

a.	assess the parts (see Clause 5 of DEFCON 82) introduced by the modification which are likely to need replacement during the first 2 years of use of the modified equipment (or such other period as may be stated in

the Contract).

b.    define those original parts of the equipment which, despite their replacement by new parts, are, nevertheless, capable of alteration so as to become entirely suitable for incorporation in the modified equipment, and

c.    list those parts which have become redundant.

4.    The number of modification sets or kits, or alternatively the number of equipments concerned, will be notified to the Contractor by the Authority.

Criteria For Determining Spares Required

5.    The spares for modified equipment (or portion thereof) shall, unless otherwise stated by the Authority, satisfy the same criteria as those set out for new equipment in Clause 4 of Annex A, except that account shall be taken of any original parts which can be altered for re-use.

Preparation And Submission Of Lists

6.    The Contractor shall provide the Project Manager with 2 copies of a list detailing the range and quantity of spares which he recommends. This must include all of those original parts which are capable of being altered for use in the modified equipment. The list shall be submitted as soon as formal approval is given to the modification(s).

7.    The lists are required to show separately:

a.	LIST D - Spares which the Contractor recommends and which are peculiar to the equipment

b.    LIST E - Spares recommended but not peculiar to the equipment

8.    The list(s) shall be submitted on DEFFORM 82B, the Contractor completing this Form as appropriate.

(N.B. Column (xiv) is for internal use)

Technical Data To Be Supplied

9.    To enable the Authority to carry out technical vetting, codification and cataloguing of the spares for modified equipment recommended under this procedure, the Contractor shall supply, concurrently with Lists D and E, technical data similar to that called for in Clauses 8 and 9 of Annex A. The Contractor shall send the above information in duplicate to the Project Manager named in the Contract, unless instructed otherwise.

Schedule 10 – Pricing on Ascertained Costs (DEFCON 653)

- Appendix 1 - Provisions To Be Included In Sub-contracts Priced On The Basis Of Ascertained Costs, Including With A Subsidiary Company Or Firm

- The Subcontractor shall supply details of costs in connection with the sub- contract as may be reasonably required by the Authority and permit the same to be verified by the representative of the Authority by inspection of its books, accounts and other documents and records. This Clause does not apply if the Sub-contract includes the provisions set out in Appendix 1 to DEFCON 812.

Subject to the maximum amount, if any, stated to be payable under the Sub-contract, the total amount payable under the Sub-contract shall be subject to the Authority being satisfied, either from an inspection of the costs of the sub- contractor or otherwise, that fair and reasonable charges have been made in respect of:

a.    the costs properly incurred for the purposes of the Sub-contract of:

(1)  wages and salaries constituting a direct charge to the work to be performed under the Sub-contract, including work in respect of the provision of special jigs and tools; and

(2)  materials, bought-out parts and sub-contracted work including such costs in respect of the provision of special jigs and tools;

b.    overhead and administration charges appropriate to the Sub-contract; and

c.    a sum for profit to be agreed in the Contract.

- Appendix 2 - Provisions To Be Included In A Sub-contract (Including With A Subsidiary Company Or Firm) Not Priced On Ascertained Costs And Which Is A Fixed Price Sub-contract

(See DEFCON 653 (Clause 50A.9 of this Contract) for definition of a ‘fixed price sub-contract’)

- For the purpose of determining the costs of production of the Contractor Deliverables to be supplied or performed under the main contract, the sub- contractor shall, at all times before prices for those Contractor Deliverables have been finally fixed, provide such facilities as the Authority (that is to say, the Secretary of State for Defence acting on behalf of the Crown) may reasonably require for its representatives to visit the sub-contractor’s premises and examine any or all of the processes involved in, and the plans for, the manufacture of the Contractor Deliverables to be supplied or performed under this Sub-contract.

- In this Clause, the expression 'the main contract' means the Contract between the Authority and the Contractor in connection with which, or for the purposes of which, this Sub-contract has been made.

- Appendix 3 - Provisions To Be Included In A Sub-contract (Including With A Subsidiary Company Or Firm) Not Priced On Ascertained Costs And Not Fixed Price Subcontract

(See DEFCON 653 (Clause 50A for definition of a ‘fixed price sub-contract’)

- Fair and reasonable prices shall be paid to the Subcontractor in respect of the Contractor Deliverables to be supplied or performed under this Sub-contract, such prices to be fixed as soon as practicable by agreement between the Contractor and the Subcontractor.

- In the event of delay in fixing prices fair and reasonable provisional prices shall be fixed by the Contractor and the Contractor reserves the right to alter from time to time the provisional prices so fixed. The Contractor shall pay to the Subcontractor the amount by which any sum payable on the basis of the prices finally fixed exceeds any sum paid on the basis of the provisional prices and the Subcontractor shall pay to the Contractor the amount by which any sum paid on the basis of provisional prices exceeds the sum payable on the basis of prices finally fixed. In the event of any alteration of the provisional prices similar provisions for payment and repayment shall apply.

- The Subcontractor shall, at all times before prices for the Contractor Deliverables to be supplied or performed under this Sub-contract have been finally fixed:

a. maintain a record of details of the costs of production of the those Contractor Deliverables (including, for example, details of times taken and of wage rates paid) as may be available from its normal accounting procedures and of such further details of those costs as the Authority (that it is to say, the Secretary of State for Defence acting on behalf of the Crown), may from time to time reasonably require (including details of the costs of production of such substantial parts of any of those Contractor Deliverables as the Authority may specify in any such requirement) as being necessary for the purpose of determining such costs with reasonable accuracy: provided that a requirement under this sub-Clause shall not apply so as to impose any obligation on the Subcontractor to maintain a record of any further details as mentioned above in respect of any costs of production of the Contractor Deliverables incurred before the date on which that requirement is made;

b. when requested by the Authority, supply to the Authority a summary of any of the costs mentioned in sub-Clause 3.a above in such form and detail as the Authority may reasonably require;

c. provide such facilities as the Authority may reasonably require for its representatives to visit the sub-contractor’s premises and examine;

(1)  any or all of the processes involved in the manufacture of the those Contractor Deliverables in order to estimate the costs of their production or performance; and

(2)  the records maintained under sub-Clause 3.a above; and

d. maintain and on request supply to the Authority details of its plans for the manufacture of those Contractor Deliverables as the Authority may reasonably require. Such details shall on request by the Authority be confirmed or brought up to date in any respect which might significantly affect the costs of production of the Contractor Deliverables.

- For the purpose of determining the cost of production of the Contractor Deliverables to be supplied or performed under the main contract, the sub- contractor shall, at all times before prices for those Contractor Deliverables have been finally fixed (whether before or after the prices for the Contractor Deliverables to be supplied or performed under this Sub-contract have been finally fixed), provide such facilities as the Authority may reasonably require for its representatives to visit the sub-contractor’s premises and examine any or all of the processes involved in, and the plans for, the manufacture of the those Contractor Deliverables.

Schedule 11 – Appendix to DEFCON 697 (Clause 17A)

Condition to be included in relevant subcontracts

“Definitions and Interpretation

- In this Condition the following words and expressions shall have the meanings set respectively against them:

  - "Agreement" means this subcontract;

"Arms" means any weapon, which, for the avoidance of doubt, excludes anything to be used for the purpose of performing the Contract, this Agreement and any Subcontract;

“Authority” means the Secretary of State for Defence of the United

Kingdom of Great Britain and Northern Ireland;

"Authority to Deploy" means the Authority’s formal written authority for the Contractor to Deploy;

“CAA” means a CONDO Applicable Area, being an OA or a specific area identified by the Authority as CONDO applicable.

"CONDO" means Contractors on Deployed Operations, being contractors providing Articles or Services or both outside the British Isles within an CAA as part of the civilian component supporting UK armed forces;

"Contract" means Contract No [insert MOD Contract No] between the Authority and the Contractor;

"Contractor" means [insert name of prime contractor];

"Deploy" means bringing the Contractor, the Contractor’s Employees, its Subcontractors and the Subcontractor’s Employees under the administration and control of the Authority, which, for the avoidance of doubt, includes the Second Party and the Second Party’s Employees, and which will take place:

on entering a Government Establishment for transit to the CAA;or

on entering the CAA at the nominated entry point; or

on reporting to the Representative of the Authority when already in the CAA,  and “Deployed” shall be construed accordingly;

j"Deployment" means the period during any act of preparing, moving and initial setting up of personnel and equipment to enable the delivery of Services within a location identified in CONDO Form 2 issued in accordance with the Authority’s Def Stan 05-129 (Issue 5), their presence within that location and their subsequent recovery or redeployment;

“Expected Work Locations” means the locations in the CAA specified in the Contract, this Agreement and any Subcontract;

“Expected Modes of Transport” means the modes of transport to be used in the CAA for the transportation of the Contractor, the Contractor’s Employees, its Subcontractors, the Subcontractor’s Employees and LRWs, which, for the avoidance of doubt, includes the Second Party, the Second Party’s Employees and LRWs, specified in the Contract, this Agreement and any Subcontract;

"First Party" means [insert name of purchaser, i.e. the legal entity that is placing the Agreement on the supplier];

"Government Establishment" means all Government sites including

Headquarters Buildings, Her Majesty’s Ships or Vessels or Service Stations;

"Local Military Commander" means the senior UK military person within a specific geographical area who is responsible for discipline, security and administration of that area and who for the purposes of this Condition shall be a Representative of the Authority;

"LRWs" means Locally Recruited Workers, being workers who are engaged by the Second Party or by its Subcontractors and who normally reside in the country or countries in which the contracted Services are being performed;

“OA” means an Operations Area, being an area of land, sea and airspace outside the British Isles, but excluding the PJOBs and Germany unless a PJOB is included within an OA due to specific operational circumstances, defined by the Authority and in which a joint UK operational commander (for a joint operations area), or a single service operational commander (for a single service operations area), plans and conducts military operations or exercises to accomplish a specific mission;

“PJOB” means a Permanent Joint Operating Base;

“Representative of the Authority” has the meaning given to it in DEFCON 501;

"Second Party" means [insert name of supplier];

"Second Party’s Employees" means those employees of the Second Party, being UK nationals and TCNs, but excluding LRWs, who are Deployed to the CAA in connection with the performance of the Contract, this Agreement and any Subcontract;

"Subcontract" means any subcontract entered into by the Second Party or, where appropriate, by a Subcontractor, which requires a Subcontractor to Deploy to the CAA in connection with the performance of the Contract, this Agreement and any subcontract;

"Subcontractor" means a subcontractor at any level of contracting with Subcontract;

"Subcontractor’s Employees" means those employees of any Subcontractor, being UK nationals and TCNs, but excluding LRWs, who are Deployed to the CAA in connection with the performance of the Contract, this Agreement and any Subcontract;

“TCN” means third country national, being an individual who is not a UK national.

- In this Condition the term “procure” shall be interpreted as requiring the Second Party to use all reasonable efforts to cause the occurrence of the event or outcome concerned, provided that the Second Party shall remain responsible to the First Party to the full extent of its obligation in relation to that event or outcome if that event or occurrence does not occur.

Subcontracts

- If the Second Party enters into any Subcontract, the Second Party shall incorporate into any such Subcontract the terms set out in this Condition

- The Authority may enforce against the Second Party any provision conferring a benefit on the Authority contained in Clauses 1 – 31 of this Condition and neither the First Party nor the Second Party shall be entitled to exclude such right of the Authority.

- Subject always to the Second Party complying with the terms of Clauses 1– 31 of this Condition, the Second Party may enforce against the Authority any provision of DEFCON 697 of the Contract conferring a benefit upon Subcontractors and neither the Authority nor the First Party shall be entitled to exclude such right of the Second Party.

Authority to Deploy

- The Second Party shall not and shall procure that the Second Party’s Employees, its Subcontractors and the Subcontractor’s Employees do not move into or within the CAA in connection with the performance of the Contract, this Agreement or any Subcontract until the Contractor has:

  - provided the Authority with all required information for the completion of Part 3 of CONDO Form 1 and CONDO Form 2, as provided in the Authority’s Def Stan 05-129 (Issue 5)

received the Authority’s Authority to Deploy in CONDO Form 2, issued as provided in the Authority’s Def Stan 05-129 (Issue 5);

confirmed that the Second Party’s Employees and the Subcontractors’ Employees have completed the CONDO related training specified by the Authority;

confirmed that the Second Party’s Employees and the Subcontractors’ Employees are medically and dentally fit to Deploy and to undertake the tasks to which they are assigned, including being properly immunised;

provided the Authority with Form T-SL-DES01, completed as provided in the Authority’s Def Stan 05-129 (Issue 5) in respect of the Second Party’s Employees and its Subcontractor’s Employees;

confirmed to the Authority, after receiving confirmation from the

Second Party, that the Second Party has received a signed Form T-SL- DES01 and notified the Second Party’s Employees and Subcontractor’s Employees of their status as civilians subject to service discipline and their respective nominated Commanding Officer in the CAA;

received confirmation that the Second Party’s Employees and its Subcontractor’s Employees have been security cleared to the levels required by the Authority as stated in the Contract, this Agreement and any Subcontract for the particular tasks;

confirmed receipt by the Second Party of an appropriate identity card or TCN card issued by the Authority in respect of each individual listed in CONDO Form 2; and

confirmed that the Contractor has undertaken appropriate risk assessments in relation to the Expected Work Locations and the Expected Modes of Transport, which support the Deployment;

and the Contractor has notified the First Party and the First Party has notified the Second Party that he may move into or within the CAA in connection with the performance of the Contract, this Agreement and any Subcontract.

The Authority’s Right to Withhold, Withdraw, Move and Remove

- The Authority may at any time and from time to time for any operational reason which the Authority in its absolute discretion shall determine:

  - withhold or withdraw Authority to Deploy;

  - move or require the removal of the Second Party or a Subcontractor from its current location to a location determined to be appropriate by the Authority in taking reasonable steps for their safety;

  - move or require the removal of any of the Second Party’s Employees, its Subcontractors’ Employees or LRWs from their current location to a location determined to be appropriate by the Authority in providing protection or in response to the Second Party’s Employees, its Subcontractors’ Employees or LRWs not acting in accordance with Clause

  - The Second Party shall, as soon as reasonably practicable, move or remove any Second Party’s Employee, Subcontractors’ Employee or LRW whom the Authority requires to be moved or removed.

- Where practicable and subject to operational constraints, the Authority shall inform the Contractor of its intentions prior to moving the Second Party’s Employees, the Subcontractor’s Employees and LRWs in accordance with Clause 7.Where the Authority moves the Second Party’s Employees, Subcontractor’s Employees and LRWs in accordance with Clause 7 without informing the Contractor, the Authority shall, as soon as reasonably practicable within operational constraints, notify the Contractor of the location to which the Second Party’s Employees, the Subcontractor’s Employees and LRWs have been moved.

- The Authority shall not be obliged to give reasons for taking any action in accordance with Clause 7 but may, in its sole discretion, indicate its reasons.

- Notwithstanding the provisions of Clause 9, in the event that the Second Party is involved in any employment claim or dispute arising in connection with any action taken by the Authority under Clause 7, the Authority shall, where reasonably practicable, provide to the Contractor, the First Party or the Second Party as appropriate any relevant information that the Second Party may reasonably request for the purpose of addressing any such claim or dispute, except any such information the provision of which would be contrary to the interests of national security, in breach of a confidentiality or contractual obligation of the Authority, contrary to a statutory requirement or Government policy or as otherwise reasonably specified by the Authority.

The Authority’s right to move between Expected Work Locations

- The Authority may at any time and from time to time move the Second Party’s Employees, its Subcontractor’s Employees and LRWs between Expected Work Locations using the Expected Modes of Transport to undertake the tasks specified in the Contract, this Agreement and any Subcontract. Where the Authority moves the Second Party’s Employees, its Subcontractor’s Employees and LRWs between Expected Work Locations for periods of longer than 24 hours, the Authority shall, where practicable and where this has been requested by the Second Party, inform the Contractor prior to moving the Second Party’s Employees, the Subcontractor’s Employees and LRWs or, where this is not practicable or has not been requested by the Second Party, as soon as reasonably practicable within operational constraints.

The First Party’s Obligations

- If the Authority provides to the Contractor an operational specific medical warning notice providing information, supplementing that provided by the Foreign and Commonwealth Office, on medical issues specific to the CAA the First Party shall provide any such information that it receives to the Second Party.

The Second Party’s Obligations

Personnel

- The Second Party shall ensure that the Second Party’s Employees, and shall procure that its Subcontractor’s Employees, are medically fit and dentally fit to Deploy and to undertake the tasks to which they are assigned including, taking into account any notices issued under Clause 12, being appropriately immunised.

- The Second Party shall provide to the First Party all information necessary in respect of the Second Party’s Employees and its Subcontractor’s Employees for the completion of Part 3 of CONDO Form 1 and CONDO Form 2 and to enable the Contractor to properly complete CONDO Form 4A, CONDO Form 4B and Form T- SL- DES01 (as provided in the Authority’s Def Stan 05-129 (Issue 5)) no later than 48 hours prior to the Second Party being Deployed.

- The Second Party shall provide to the First Party all information necessary in respect of the Second Party’s Employees and its Subcontractor’s Employees to enable the Contractor to properly complete CONDO Form 3 (as provided in the Authority’s Def Stan 05-129 (Issue 5)) by the fifth day of each month once the Second Party has Deployed and shall keep an accurate record of the details provided to the First Party.

- If the Second Party becomes aware that any of the Second Party’s Employees, its Subcontractor’s Employees or LRWs has died, suffered a serious accident, suffered injury, become a prisoner of war or been taken hostage, the Second Party shall ensure that the Authority, the First Party and the next of kin of the Second Party’s Employee or LRW concerned, and procure that the next of kin of its Subcontractor’s Employee or LRW concerned, are informed as quickly as possible.

Conduct

- The Second Party shall require the Second Party’s Employees, its Subcontractor’s Employees and LRWs to act in a responsible manner and shall require the Second Party’s Employees, its Subcontractor’s Employees and LRWs to make themselves aware of and comply with the Local Military Commander’s orders, instructions, regulations and procedures.

- The Second Party shall, as far as it is able and based on the information available to it:

  - inform the Second Party’s Employees and procure that its Subcontractors inform the Subcontractor’s Employees, prior to them being deployed, of their status whilst they are Deployed;

  - inform the Second Party’s LRWs and procure that its Subcontractors inform the Subcontractor’s LRWs of their status whilst they are at an Expected Work Location or travelling between Expected Work Locations in support of the Contract;

  - provide updates in relation to their respective status as appropriate.

- The Second Party shall ensure that the Second Party’s Employees, and shall procure that its Subcontractor’s Employees and LRWs are aware that they may at any time be subject to a search of their person, property or vehicles and require their cooperation in relation to any such search.

- The Second Party shall require the Second Party’s Employees and its Subcontractor’s Employees to report to the Authority’s nominated CAA entry and exit points respectively on arrival and departure from the CAA and, during the Deployment, to any reporting point within the CAA nominated by the Authority.

- The Second Party shall ensure that the Second Party’s Employees, and shall procure that its Subcontractor’s Employees and LRWs report to the Authority’s nominated briefing centre as specified by the Authority for operational briefings as required by the Authority.

- If the Authority, in its absolute discretion, restricts the movement within the CAA of the Second Party, the Second Party’s Employees, its Subcontractors, the Subcontractor’s Employees and LRWs, the Second Party shall inform the Second Party’s Employees, its Subcontractors, the Subcontractor’s Employees and LRWs as soon as practicable and require the Second Party’s Employees, its Subcontractors, the Subcontractor’s Employees and LRWs to comply with any such restriction.

- The Second Party shall ensure that the Second Party’s Employees, shall procure that its Subcontractor’s Employees whilst they are Deployed and shall ensure that LRWs at any time whilst they are at an Expected Work Location or travelling between Expected Work Locations, do not carry Arms.

Clothing, Equipment and Transport

- The Second Party shall, during the Deployment, ensure that the Second Party’s Employees and shall procure that its Subcontractor’s Employees and LRWs have appropriate equipment and clothing for the climate and the tasks which the Second Party is contracted to undertake.

- The Second Party shall ensure that the Second Party’s Employees, and shall procure that its Subcontractor’s Employees and LRWs do not wear clothing, including company livery, which detracts from their civilian status. The Second Party shall ensure that the Second Party’s Employees and shall procure that its Subcontractor’s Employees avoid the use of vehicles, equipment and property that could be confused with military vehicles, equipment and property, other than those issued to the Contractor by the Authority for the purposes of the Contract and made available to the Second Party or as otherwise directed by the Local Military Commander.

Health and Safety

- The Second Party shall ensure that the Second Party’s Employees, and shall procure that its Subcontractors, the Subcontractor’s Employees and LRWs, as far as reasonably practicable, undertake all work in a manner comparable with the requirements of the UK’s health, safety and environmental legislation, or in accordance with the equivalent requirements of the host nation where these are more stringent.

ID Cards

- The Second Party shall ensure that all information, including that specified in the Authority’s Def Stan 05-129 (Issue 5), required for the issue of identity cards or TCN cards to those of the Second Party’s Employees and its Subcontractor’s Employees who are authorised to Deploy is provided to the First Party in accordance with the processes set out in the Authority’s Def Stan 05-129 (Issue 5).

- The Second Party shall ensure that all information, including that specified in the Local Military Commander’s orders, instructions, regulations and procedures, required for the issue of day security passes to the Second Party’s and its Subcontractor’s LRWs is provided to the First Party in accordance with the processes set out in the Local Military Commander’s orders, instructions, regulations and procedures.

- The Second Party shall be responsible for the safe-keeping of all identity cards, TCN cards and security passes issued to the Second Party’s Employees, its Subcontractor’s Employees and LRWs and shall require the Second Party’s Employees to wear, and shall procure that its Subcontractor’s Employees and LRWs wear, those identity cards, TCN cards and security passes as instructed by the Local Military Commander. The Second Party shall inform the Second Party’s Employees, its Subcontractor’s Employees and LRWs that any misuse, modification or misappropriation of their identity cards, TCN cards or security passes may result in action being taken by the Authority under Clause 7.

Training

- The Second Party shall ensure that the Second Party’s Employees and shall procure that its Subcontractor’s Employees and LRWs are provided with the appropriate level of CONDO related training for each Deployment.

Public Relations

- The Second Party shall not make any press statement or undertake any publicity, advertising or marketing campaigns, including for recruitment, specifically referring to the Contract, this Agreement or any Subcontract without the prior written consent of the Authority as notified by the First Party.”

# PART 6 - DEFFORMS

PART 6 - DEFFORMS

- Schedule 1 - DEFFORM 10B

# Acceptance of Offer of Amendment to Contract

| # Offer and Acceptance |  |  |
| --- | --- | --- |
| # Section A) Offer # Contract Amendment [xx] to Contract [insert reference] constitutes an offer by the Authority for the supplier to supply / provide the Contractor Deliverables. This is open for acceptance by the supplier until [insert date 10 working days (or more) from date of signature]. # By signing this DEFFORM 10B the Contractor agrees to be bound by the attached contract amendment, and they acknowledge that all other terms and conditions remain unchanged. | # Section B) Acceptance of Offer of Amendment # I acknowledge receipt of the Departments Contract Amendment Letter No [ ]. # I confirm that I accept the Offer it contains and agree to be bound by its terms and I acknowledge that all other terms and conditions of the Contract remain unchanged. |  |
| # Signed by: # Name (Block Capitals): # Position: # For and on behalf of the Client # Authorised Signatory # Date: | # Signed by: # Name (Block Capitals): # Position: # For and on behalf of # Authorised Signatory # Date: |
| # Section C) Tier 1 Subcontractor SME data: Name ………………….. value of work (£ ex VAT) ………………… SME …. Yes / No Name ………………….. value of work (£ ex VAT) ………………… SME …. Yes / No Name ………………….. value of work (£ ex VAT) ………………… SME …. Yes / No Name ………………….. value of work (£ ex VAT) ………………… SME …. Yes / No |  |

- Schedule 2 – DEFFORM 111

| DEFFORM 111 (Edn 05/19) Appendix - Addresses and Other Information |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | 1. Commercial Officer Name: Address: Email: |  | 8. Public Accounting Authority 1. Returns under DEFCON 694 (or SC equivalent) should be sent to DBS Finance ADMT – Assets In Industry 1, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD 44 (0) 161 233 5397 2. For all other enquiries contact DES Fin FA-AMET Policy, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD 44 (0) 161 233 5394 |  |
|  | 2. Project Manager, Equipment Support Manager or PT Leader (from whom technical information is available) Name: Address Email: |  | 9. Consignment Instructions The items are to be consigned as follows: |  |
|  | 3. Packaging Design Authority Organisation & point of contact: (Where no address is shown please contact the Project Team in Box 2) |  | 10. Transport. The appropriate Ministry of Defence Transport Offices are: A. DSCOM, DE&S, DSCOM, MoD Abbey Wood, Cedar 3c, Mail Point 3351, BRISTOL BS34 8JH Air Freight Centre IMPORTS 030 679 81113 / 81114 Fax 0117 913 8943 EXPORTS 030 679 81113 / 81114 Fax 0117 913 8943 Surface Freight Centre IMPORTS 030 679 81129 / 81133 / 81138 Fax 0117 913 8946 EXPORTS 030 679 81129 / 81133 / 81138 Fax 0117 913 8946 |  |
|  | 4. (a) Supply / Support Management Branch or Order Manager: Branch/Name: (b) U.I.N. |  | B. JSCS JSCS Helpdesk No. 01869 256052 (select option 2, then option 3) JSCS Fax No. 01869 256837 www.freightcollection.com |  |
|  | 5. Drawings/Specifications are available from |  | 11. The Invoice Paying Authority Ministry of Defence 0151-242-2000 DBS Finance Walker House, Exchange Flags Fax: 0151-242-2809 Liverpool, L2 3YL Website is: https://www.gov.uk/government/organisations/ministry-of-defence/about/procurement#invoice-processing |  |
|  | 6. Intentionally Blank |  | 12. Forms and Documentation are available through *: Ministry of Defence, Forms and Pubs Commodity Management PO Box 2, Building C16, C Site Lower Arncott Bicester, OX25 1LP (Tel. 01869 256197 Fax: 01869 256824) Applications via fax or email: Leidos-FormsPublications@teamleidos.mod.uk |  |
|  | - Quality Assurance Representative: Commercial staff are reminded that all Quality Assurance requirements should be listed under the General Contract Conditions. AQAPS and DEF STANs are available from UK Defence Standardization, for access to the documents and details of the helpdesk visit http://dstan.uwh.diif.r.mil.uk/ [intranet] or https://www.dstan.mod.uk/ [extranet, registration needed]. |  | * NOTE 1. Many DEFCONs and DEFFORMs can be obtained from the MOD Internet Site: https://www.aof.mod.uk/aofcontent/tactical/toolkit/index.htm 2. If the required forms or documentation are not available on the MOD Internet site requests should be submitted through the Commercial Officer named in Section 1. |  |

- Schedule 3 - DEFFORM 129J

Shipping Form Design

Use the following design and complete the fields in accordance with Annex A:

|  | DEFFORM 129J Edn 09/17 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| From: |  |  |  | Unique Identifier: |  |  |
| 777 ANGEL ROAD St PAULS EDENVILLE HE6 40N |  |  |  |  |  |  |
|  |  |  |  | 823456-8234/823458234/82349245 |  |  |
| Via: |  |  |  | To: |  |  |
| Demand / Task Reference: |  |  |  |  |  |  |
| *BC278787* |  |  |  |  |  |  |
| Description: |  |  |  |  |  |  |
| RDD: |  |  | SPC: |  | UN Haz Code: |  |
| Date Shipped: |  |  | Batch Number: |  | Piece Number: |  |
| Weight: |  |  | Dimensions: |  |  |  |
| NSN: |  |  |  |  |  |  |
| IMC/DMC: |  | D of Q: |  |  | Qty in Package: |  |
| Total this Delivery: |  |  |  |  |  |  |

ANNEX A TO DEFFORM 129J

Shipping Form Attributes

The following table details the shipping form fields.

| Field | Field Name | Field Description |  |  | Field Size | Data Type | Format | Mandatory for: |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | From | Details of the supplier providing the Goods or Service. |  |  | 256 | alphanumeric |  | Goods & Services |
| B | Unique Identifier (UOI, URRI or EUPI) | Unique Order Identifier (UOI) Produced by the Contracting, Purchasing and Finance (CP&F) electronic procurement tool for non inventory Purchase Orders |  | The identifier that CP&F uses to uniquely identify a specific shipment within a Purchase Order Line. These fields are joined together in the UOI. This field should be provided in both Bar Code Symbology 39 and human readable text. | 30 | Alphanumeric and Bar Code Symbology 39 | The PO Number, PO Line Number and PO Shipment Number are separated by the forward slash character ‘/’ If the PO Number is for a Blanket Purchase Agreement (BPA) then the format of the Number is: BPA Number and BPA Release Number delimited by the hyphen character ‘-’. Example of a UOI for a BPA: 123456-1234/12345/1234 If the PO Number is for a Standard PO and Contract Purchase Agreement (CPA) then the format of the Number is: Numeric Example of a UOI for a Standard PO or CPA: 23456/12345/1234 | Goods & Services |
|  |  | Unique Receipt Reference Identifier (URRI) Produced by CP&F for Inventory Orders |  | An alpha/numeric sequence that links the item received to original Purchase Order/Dues-In. For each full or part item delivery the Trading Partner will add an alpha suffix to the Unique Receipt Reference Number. | 6 | This attribute is provided in both Bar Code 39 and human readable text format. | 5 or 6 alphanumeric in the following formats: For deliveries to Sea: Sxxxxxa e.g. S1234AA For deliveries to Land: Lxxxxxa e.g. L1234BA For deliveries to Air: xxxxxA e.g. 12345A | Goods and Services |
|  |  | Electronic Business Capability Unique Package Identifier (EUPI) |  | An alphanumeric sequence generated by the supplier. | 12 | alphanumeric |  | Goods |
| C | Via | Intermediate Address responsible for forwarding the package to the final destination. The address to which the supplier should send the delivery if filled in. |  |  | 256 | alphanumeric |  | Goods and Services |
| D | To | The Final Address to which the package shall be delivered or, in the case of a service, the address of the receipting authority. Unit name Delivery Address 1 Delivery Address 2 Delivery Address 3 Delivery Address 4 Delivery Address 5 Delivery Address Post Code Country |  |  | 256 | alphanumeric |  | Goods and Services |
| E | Demand / Task Reference | Orders from CP&F (Where the Unique Identifier is either the UOI or URRI) Inventory Orders from CP&F (where the Unique Identifier is the URRI) | Contract Number identifying the MoD contract placed on a supplier responsible for the supply of specific goods And if an inventory order Order Number identifying Purchase Order / warrant Order / Requisition placed against an Enabling Contract for the delivery of goods against that Contract. This attribute is provided in both Bar Code 39 and human readable test format. |  | 12 20 | alphanumeric alphanumeric & Barcode 39 |  | Goods and Services Goods |
|  |  | Non CP&F electronic Orders (Where the Unique Identifier is the EUPI) | Demand Date + Serial Number + Line number + UIN |  | 8+5+6+6 | alphanumeric | DDMMYYYY + 12345678 + 12345 + 123456 + 123456 | Goods |
| F | Description | Description of the item or service as defined in the Contract. |  |  | 240 | alphanumeric |  | Goods and Services |
| G | RDD | Required Delivery Date (RDD) that the package is required at the demander’s point of delivery. |  |  | 8 | numeric | DD/MM/YYYY | Goods |
| H | SPC | The Standard Priority Code denoting at what speed the package should be handled within MoD Supply Chain. |  |  | 2 | numeric |  | Goods |
| J | UN Haz Code | UN Hazard Class. Denotes the potential hazard of the items within the package References: DEFCON 68 and DEFCON 129 |  |  | 2 | alphanumeric |  | Goods |
| K | Date Shipped | Date package dispatched from the supplier or service provided. |  |  | 8 | Numeric | DD/MM/YYYY | Goods and Services |
| L | Batch Number | Batch Production Number indicated on the goods if required |  |  |  |  |  | Goods |
| M | Piece Number | The specific number of the package as a constituent of a number of packages delivered to complete one order. i.e. 1 of 1, 2 of 2 or 4 of 10 |  |  | 6 | alphanumeric |  | Goods |
| N | Weight | The gross weight of the package in metric format. |  |  | 8 | numeric |  | Goods |
| P | Dimensions | The size of the package in L x B x H in metric format |  |  | 15 | alphanumeric |  | Goods |
| Q | NSN | The NATO Stock number. The NATO supply Classification code (NSC), Nation Code (NC) and Item Identity Number (IIN) that denotes the unique identification of a line item within the inventory system. This 13 character attribute (NSC 4, NC2, IIN 7) is provided in both Barcode 39 and human readable test format. |  |  | 13 | numeric & Barcode 39 |  | Goods |
| R | IMC/DMC | The Inventory Management Code (IMC) / Domestic management Code (DMC) code given to a range of like or linked items managed by MoD Inventory manager |  |  | 6 | alphanumeric |  | Goods |
| S | DofQ | Denomination of Quantity of the items in the package |  |  | 2 | alphanumeric |  | Goods |
| T | Qty in Package | The total quantity of the item contained within the package |  |  | 7 | numeric |  | Goods |
| T | Total This Delivery | The total quantity of the item being delivered for a specific order shipment |  |  | 9 | numeric |  | Goods |

| - Schedule 4 – DEFORM 136 |  |  |  |
| --- | --- | --- | --- |
| Ministry Of Defence QUARTERLY FINANCIAL REPORT (To be submitted IN TRIPLICATE within 21 days of the end of each quarter (one copy being sent direct to the Technical, Finance and Commercial contact points identified in the Appendix to Contract) |  | DEFFORM 136 (Edn 11/00) Report for quarter ending: Contract Number: |  |
| To: (MOD contact) | From: (Contractor’s name & address) | Contract Limit of Liability £ (Approval of the MOD commercial staff must be sought before expenditure (including estimated overheads and profit) is committed beyond the Contract limit of liability) |  |
| 1. Actual cost chargeable to Contact to end of quarter stated above and estimated cost to completion |  | ACTUAL | Estimated |
| (see NOTES below) |  | Cost to the end of the quarter stated above £ | Cost to completion (inclusive of costs to date) £ |
| For A and B include progress payments as well as bills paid for delivered item. For C exclude any salaries and wages covered in D below. | A. Materials and bought ou items B. Sub-contracted work C. Salaries and Wages: (i) Design (ii) Other |  |  |
|  | TOTAL (A, B & C) D. Overheads (Provisional) at % E. Profit (Provisional) at % |  |  |
|  | TOTAL (A, B, C, D & E) |  |  |
| 2. Outstanding Commitments (Value of orders placed for materials, bought out items and sub-contracted work less bills already paid and progress payments made) |  | Value |  |
| 3. Further estimated costs inclusive of overheads and profit (The forecasts should not be restricted to the “limitation of liability” figure at present shown in the Contract if the ultimate costs are likely to be higher) |  |  |  |
|  | F. During the quarter following that covered by this report G. Thereafter to 31 March next (20 ) H. Thereafter to 31 March in succeeding year J. Thereafter to completion of work |  |  |
|  | Date by which work is expected to be completed | Month | Year |
| Date: | Signature: | In the capacity of: |  |
| NOTES: (i) All figures must be VAT exclusive. Figures in section 1. should be cumulative from the start of the Contract. (ii) It is most important that the report is submitted within 21 days mentioned above. When a contractor finds it impossible to provide precise figures within this time, provisional figures, annotated accordingly, should be given. (iii) Where provisional figures are provided, actuals must be supplied as soon as possible, but with the following return at the latest, with an explanation for any discrepancies. (iv) Please give overleaf or separately a brief explanation of any significant difference between the present estimate of total costs to completion of work and the corresponding estimate on last report. |  |  |  |

- Schedule 5 – DEFFORM 139

| MOD SME Spend Data Collection - Financial Year 01 April - 31 March |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| The MOD needs to understand how the money it spends flows through the economy and specifically how much is being shared with Small and Medium Enterprises (SMEs). Please complete and return this template by 30 June, to report your spend. Guidance is provided below, but in summary, you are required to provide for contracts with an average price above £5M per annum: the value of revenue derived from contracts with MOD, the value of subcontracted revenue and the value of revenues that you have passed to Small and Medium Enterprises. This will enable the MOD to measure progress towards the government’s prosperity agenda. |  |  |  |  |  |  |
| 1) When answering the survey please answer every section in full to the best of your knowledge. Please answer all fields highlighted in yellow on the 'Supply Chain Data Survey' tab. 2) Percentages will populate automatically, once you have entered the requested revenue figures. 3) Please see the definition of an SME (under 'Definitions and Interpretations') below. 4) If you are not best placed within your organisation to complete this survey, please forward to the correct contact and inform the MOD so records can be updated accordingly. |  |  |  |  |  |  |
| Questions A1-A3: Please specify the numbers in full. All figures should be in GBP pounds sterling. Please see an example of how to complete the questions below. |  |  |  |  |  |  |
| A1. Total contract revenue (£) received directly from MOD |  |  |  |  |  |  |
| Contractor X has received £1,200,000 revenue directly from MOD within the requested financial reporting period. Enter £1,200,000 for question A1. |  |  |  |  |  |  |
| £1,200,000 |  |  |  |  |  |  |
| £1.2m |  |  |  |  |  |  |
| £1.2m |  |  |  |  |  |  |
| A2. Total value of subcontracted revenues (£) (Please note that this is the total value of all sub-contracted revenues for SMEs and non-SMEs. |  |  |  |  |  |  |
| Of the £1,200,000 Contractor X received directly from MOD, £50,000 was subcontracted to SMEs and £140,000 was subcontracted to organisations not covered by the definition of an SME. Enter £190,000 for question A2. |  |  |  |  |  |  |
| £190,000 |  |  |  |  |  |  |
| £190k |  |  |  |  |  |  |
| 190k |  |  |  |  |  |  |
| Of the £1,200,000 Contractor X received from MOD, £50,000 was subcontracted to SMEs. Enter £50,000 for question A3. |  |  |  |  |  |  |
| £50,000 |  |  |  |  |  |  |
| £0.05m |  |  |  |  |  |  |
| 0.05m |  |  |  |  |  |  |
| Data provided by |  |  |  |  |  |  |
| In the event we need to contact you about your return, please provide your full contact details. Please also provide your DUNS Number. The Data Universal Numbering System (DUNS) is a system developed and regulated by Dun & Bradstreet which assigns a unique numeric identifier, referred to as a 'DUNS Number' to a single business entity. |  |  |  |  |  |  |
| Definitions and Interpretations: |  |  |  |  |  |  |
| 1. SME – means an enterprise falling within the category of small, micro and medium-sized enterprises defined by the Commission |  |  |  |  |  |  |
| Recommendation of 6 May 2003 (link below). The organisation also has to be autonomous. |  |  |  |  |  |  |
| 2. Autonomous – means that the SME does not have more than 25% of its capital or voting rights owned by an organisation or multiple organisations that themselves do not meet the definition of a SME. |  |  |  |  |  |  |
| 3. Contract Revenue – means the aggregate revenue (excl VAT and before the application of any deduction, liability or set-off) that the contractor has received under the Contract with the MOD, in the finanical year 01 April to 31 March |  |  |  |  |  |  |
| 4. Subcontracted Revenue – means the aggregrate revenue (excl VAT and before the application of any deduction, liability or set-off) that any Subcontractor has received under the Sub-contract, in the financial year 01 April to 31 March. |  |  |  |  |  |  |

| INSERT YOUR ORGANISATION / COMPANY NAME HERE |  |  |
| --- | --- | --- |
| INSERT CONTRACT NAME and REFERENCE NUMBER HERE |  |  |
| INSERT FINANCIAL YEAR HERE |  |  |
| Financial Year 01 April - 31 March | £ | % |
| A1. Total contract revenue (£) received directly from MOD | £0.00 |  |
| A2. Total value of subcontracted revenues (£) | £0.00 |  |
| A3. Total value of subcontracted revenues to SMEs (£) | £0.00 |  |
| Supplier Name | Name |  |
| DUNS Number | Position |  |
| Address Line 1 | Email |  |
| Address Line 2 | Phone |  |
| Town / City | Date |  |
| Post Code |  |  |

- Schedule 6 – DEFFORM 528

GUIDANCE FOR COMPLETION OF DEFFORM 528

For the purposes of this form no prioritisation of importance is implied in the ordering of the following sections.

For the purposes of this form “Materiel” means any Materiel (including hardware, information, software and/or services) which is regulated by any Export Control Regulations (e.g. International Traffic in Arms Regulations (ITAR), the Export Administration Regulations (EAR), etc.).

For the purposes of this form “Data” means the information required for the design, development, production, manufacture, assembly, operation, repair, testing, maintenance, or modification of controlled articles. This includes information in the form of blueprints, drawings, plans, instructions, diagrams, photographs, etc. It may take forms such as models, formulae, tables, engineering designs and specifications, manuals and instructions written or recorded on other media or devices such as disk, tape, or read-only memories.

For the purposes of this form “Service” means the intangible products such as training, technical support or provision of expertise.

For the purposes of this form “Part Number” means the part number of the Materiel that is being supplied under the Contract.

1a - 1f Provide full correspondance name and address of the suppling organisation.

SECTION 1

For the purposes of this section of the form, each line item of Materiel listed should be at the level that is or will be managed and transacted within the MOD inventory system.

1a to 1i Identify to the best of your knowledge and belief the part number and NATO or National Stock Number (NSN), Manufacturer Name & Address, CAGE/NCAGE Code (NATO Commercial & Government Entity Code identifier), Country of Origin and Security Classification (Security Policy Framework on Gov.uk).

SECTION 2 - Complete this section if the Materiel is subject to US Trade Controls Regulations

2a Indicate whether the Materiel includes US components, parts, accessories, attachments, systems, software, content or is based on, or derived from or manufactured pursuant to, export controlled technical data, technology, defence services or software.

2b - 2c Enter whether the Materiel exported / transfered is listed on US Munitions List (USML) and if so provide the USML Category Number. This information is covered under defense articles 22 U.S.C. 2778 of the Arms Export Control Act (§120.6), technical data (§120.10), software (120.45(f)) and defense services (§120.9). (Guidance is available on the US Directorate of Defense Trade Controls website at http://www.pmddtc.state.gov). For MOD personnel MOD Policy and Guidance on the application of the ITAR regulations within the MOD can be found in 2015DIN04-074 or further support, advice and guidance can be obtained by contacting the DE&S International Relations Group Email: DESIRG-2-AsstHD@mod.uk, Tel: 0117 91 30271 or Email: DESIRG-2d@mod.uk, Tel: 030 679 80868. For Contractor personnel, they should contact their Business Export Compliance Teams for further guidance.

2d Include all references of any applicable authorisations that accompany the Materiel and provide copies to the extent available to you.

2e - 2f Enter whether the Materiel exported / transfered is listed on the Commerce Control List (CCL) and if so provide the Export Control Classification Number (ECCN) listed on the CCL – EAR Part 774, including Materiel that falls into the catch-all categories in the CCL (guidance is available on the Bureau of Industry and Security, US Department of Commerce website at http://www.bis.doc.gov). Further support, advice and guidance of the application of the EAR regulations within the MOD can be obtained by contacting the DE&S International Relations Group Email: DESIRG-2-AsstHD@mod.uk, Tel: 0117 91 30271 or Email: DESIRG-2d@mod.uk, Tel: 030 679 80868.

2g Indicate whether the Materiel being supplied under EAR is authorised for export to the UK.

2h Details of the EAR Exceptions used.

SECTION 3 - Complete this section if the Materiel is subject to other contries Trade Controls Regulations

3a Indicate whether the Materiel being supplied is not of UK or USA origin, or is it based on, or derived from or manufactured pursuant to, export controlled technical data, technology, defence services or software.

3b Include all references of any applicable authorisations that accompany the Materiel and provide copies to the extent available to you.

SECTION 4 - Complete this section if the Materiel is subject to UK Trade Controls Regulations

4a Indicate whether the Materiel being supplied is derived from or manufactured pursuant to, export controlled technical data, technology, defence services or software for Military use.

4b - 4c Indicate whether the Materiel is listed on the UK Munitions List (UKML) and provide the reference UKML Number .

4d 4e Indicate whether the Materiel being supplied is listed of the UK/EU Dual Use List and if so provide the reference Dual Use Number.

4f Indicate whether the Materiel or Service being supplied is listed as 'No Authorisation Required'.

SECTION 5 - Complete this section if there is an End-Use / End-User Certificate requirement

5a - 5c Indicate whether the Materiel being supplied requires an End-User Certification or Transfer Authority and if so (or being obtained) include copies to the extent available to you.

PAGE 2 - Cell reference desciptors

2a - Does the Materiel originate in USA or contain any US sourced article or technology or have any US Person content contribution, including software?

2b - USML Listed?

2c - USML Category Number:

2d - If answered Yes to 2a and 2b, please provide export authorisation reference, confirmation it is held or the duration to obtain it and provide a copy of the authorisation supplied by the OEM to the extent available to you (for each asset):

2e - CCL Listed?

2f - CCL ECCN:

2g - If answered Yes to 2e is a export authorisation required to export the Materiel to the UK?

2h - Exceptions used:

3a - For Materiel not of UK or USA origin, is an export authorisation required to move the Materiel to the U.K. from the country of origin?

3b - If answered Yes to 3a, please provide export authorisation reference, confirmation it is held or the duration to obtain it and provide a copy of the authorisation supplied by the OEM to the extent available to you (for each asset).

4a - Is the Materiel designed or modified for military use?

4b - UKML Listed?

4c - UKML category number:

4d - Is the Materiel UK/EU Dual Use Listed?

4e - UK/EU Dual Use Number:

4f - Is your product rated as "No authorisation Required"?

5a - For Materiel to be provided by a Contractor to MOD - Is an End-User Certificate required? If Yes MOD to provide.

5b - For Materiel to be provided by MOD to a Contractor - Is re-transfer authority required? If Yes MOD to obtain and the Contractor to provide all reasonable assistance (e.g. DSP-83, TAA).

5c - If answered Yes to 5a or 5b, please provide end-use certificate or re-transfer authority reference(s), confirmation it is held or the duration to obtain it and provide a copy of the authorisation held to the extent available to you (for each asset).

| Import and Export Control Information |  |
| --- | --- |
| Contract No. |  |
| 1a: Supplier Name |  |
| 1b: Address |  |
| 1c: City/State |  |
| 1d: Post/Zip Code |  |
| 1e: Country |  |
| 1f: CAGE/NCAGE |  |

| Page 2 - DEFFORM 528 - Edn 12/17 The recipient of the Materiel will require the information below for each item of Materiel supplied . Please record the information for all Contractor Deliverables. Assistance to complete the form will be provided by text prompts in certain cells and can also be found on the Guidance for Completion of Form page. Please use one row per Contractor Deliverable. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Please sign declaration on third tab and return with submission |  |  |  |  |  |  |  |  |  | US Trade Controls Applicable |  |  |  |  |  |  |  | Other Country Trade Controls Applicable |  | UK Trade Controls Applicable |  |  |  |  |  | End Use Certificate if required yes, attach |  |  |
| Line item | Product Name 1a | Description 1b | Part Number 1c | NSN Part Number 1d | Manufacturer 1e | Address 1f | CAGE/NCAGE 1g | Country of Origin 1h | Security Classification 1i | 2a | 2b | 2c | 2d | 2e | 2f | 2g | 2h | 3a | 3b | 4a | 4b | 4c | 4d | 4e | 4f | 5a | 5b | 5c |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Declaration |  |
| --- | --- |
| I certify that the information provided on this DEFFORM 528 is true, complete and accurate to the best of my knowledge. If there is any change that effects the control classification as described on this Form or I become aware of anything that causes the response to no longer be true, complete and accurate, or if any inaccuracies are identified, I will inform the other party in writing as soon as I become aware of such change. |  |
| Printed name |  |
| Position or Job Title Held in Company / MOD |  |
| Address |  |
| E-Mail |  |
| Telephone number |  |
| Signed (Duly authorised person) |  |
| Date of signature |  |
| Please print off this Declaration Sheet and provide a signed copy with your Tender submission |  |

- Schedule 7 - DEFORM 532

Personal Data Particulars

This Form forms part of the Contract and must be completed and attached to each Contract containing DEFCON 532B.

| Data Controller | The Data Controller is the Secretary of State for Defence (the Client). The Personal Data will be provided by: [insert the delivery team name (or equivalent source), address and contact details] |
| --- | --- |
| Data Processor | The Data Processor is the Contractor. The Personal Data will be processed at: [insert address(es) and contact details] |
| Data Subjects | The Personal Data to be processed under the Contract concern the following Data Subjects or categories of Data Subjects: [please specify] [Examples include staff (including volunteers, agents, and temporary workers), customers/ clients, suppliers, patients, students / pupils, members of the public, users of a particular website etc] |
| Categories of Data | The Personal Data to be processed under the Contract concern the following categories of data: [please specify] [Examples include name, address, telephone number, medical records etc] |
| Special Categories of data (if appropriate) | The Personal Data to be processed under the Contract concern the following Special Categories of data: [please specify] [A Special Category of Personal Data is anything that reveals racial or ethnic origin, political opinions, religious or philosophical beliefs, trade union membership, sex life or sexual orientation or genetic or biometric data] |
| Subject matter of the processing | The processing activities to be performed under the Contract are as follows: [please specify] [This should be a high-level, short description of what processing will be taking place and its overall outcome i.e. its subject matter] |
| Nature and the purposes of the Processing | The Personal Data to be processed under the Contract will be processed as follows: [please specify] [The nature of the processing means any operation such as collection, recording, organisation, structuring, storage, adaptation or alteration, retrieval, consultation, use, disclosure by transmission, dissemination or otherwise making available, alignment or combination, restriction, erasure or destruction of data (whether by automated means or not) etc. The purpose might include: employment processing, statutory obligation, recruitment assessment etc] |
| Technical and organisational measures | The following technical and organisational measures to safeguard the Personal Data are required for the performance of this Contract: [please specify] [Provide an overview of the measures described in the System Requirements, Statement of Work and/or the controls required in accordance with the Cyber Risk Profile relevant to the Contract, as detailed in Annex A to Def Stan 05-138. Examples include anonymisation, authorised access, data processed on closed/restricted systems] |
| Instructions for disposal of Personal Data | The disposal instructions for the Personal Data to be processed under the Contract are as follows (where Disposal Instructions are available at the commencement of Contract): [please specify] [Describe how long the data will be retained and how it will be returned or destroyed] |
| Date from which Personal Data is to be processed | Where the date from which the Personal Data will be processed is different from the Contract commencement date this should be specified here: [please specify if applicable] |

The capitalised terms used in this form shall have the same meanings as in the General Data Protection Regulations.

- Schedule 8 - DEFFORM 539A

# Tenderer’s Commercially Sensitive Information Form

ITT Ref No:

Description of Tenderer’s Commercially Sensitive Information:

Cross Reference(s) to location of sensitive information in Tender:

Explanation of Sensitivity:

Details of potential harm resulting from disclosure:

Period of Confidence (if applicable):

Contact Details for Transparency / Freedom of Information matters: Name: Position: Address: Telephone Number: Email Address:

- Schedule 9 - DEFFORM 701(including Annex and Sample)

HEAD AGREEMENT FOR LICENCE TERMS FOR COMMERCIAL SOFTWARE PURCHASED BY THE SECRETARY OF STATE FOR DEFENCE

This Agreement is made this .......... day of .......................... in the year.........................

BETWEEN

The Secretary of State for Defence, a corporation sole, (afterwards referred to as the CLIENT) as represented by the Directorate of Intellectual Property Rights, Poplar 2a #2218, MOD Abbey Wood, Bristol BS34 8JH

AND

[Insert company’s name, registration number and corporate address] (afterwards referred to as the COMPANY);

each being referred to as a “Party” and collectively as the “Parties”.

BACKGROUND

I.	The CLIENT wishes to agree standard terms of licence with the COMPANY which will apply to ”Commercial Software” products it procures from the COMPANY in order to avoid the need to negotiate individual terms each time those products are purchased; and

II.	The COMPANY is prepared to agree standard terms of licence with the CLIENT in order to facilitate sales of Commercial Software to the CLIENT.

For the purpose of this Agreement “Commercial Software” means software available commercially including that software modified on sale to suit the requirements of a customer.

THE HEAD AGREEMENT

1.	The Parties agree that they will adopt the terms of licence set out in the Annex to this Head Agreement (the “Annex”), as the standard terms of licence for the procurement of Commercial Software by the CLIENT from the COMPANY and from any of its wholly owned subsidiaries for which the COMPANY is entitled to make this Head Agreement. This shall not imply that either Party may not propose other conditions for any particular licence or that either Party shall be bound to accept any particular licence in the terms set out in the Annex.

2.	Each software licence which is to be procured subject to the standard terms of licence set out in the Annex, shall be established by a schedule (the “Schedule”) which incorporates those terms by making reference to this Head Agreement and the Annex. Each licence so concluded shall be legally separate from this Head Agreement.

3.	Each Schedule will take the format provided in the Attachment to the Annex. Individual Schedules may include special conditions adding to, varying, or setting aside any condition set out in the Annex and in the event of any conflict between the terms of the Annex and the special conditions of a Schedule the latter shall prevail.

4.		Either Party shall be entitled to terminate this Head Agreement at any time on written notice to the other Party but the termination shall not vary the conditions of or terminate any extant Licences.

5.	This Head Agreement shall be subject to and construed and interpreted in accordance with the Laws of England and shall be subject to the jurisdiction of the Courts of England.  Other jurisdictions may apply solely for the purpose of giving effect to this Agreement and for the enforcement of any judgement, order or award given under English jurisdiction.

Signed for and on behalf of the Secretary of State for Defence

...................................................................................................

[Print name] …………………………………..

In the capacity of  ....................................................................[Insert capacity of signatory]

Signed for and on behalf of the COMPANY [Insert name of company]

...................................................................................................

[Print name]…………………………………..

In the capacity of  ....................................................................[Insert capacity of signatory]

ANNEX TO THE HEAD AGREEMENT FOR LICENCE TERMS FOR COMMERCIAL SOFTWARE BETWEEN THE SECRETARY OF STATE FOR DEFENCE AND .............................................DATED .....................................

AGREED STANDARD CONDITIONS

1	DEFINITIONS

1.1	“CLIENT” shall mean the Secretary of State for Defence.

1.2 	“LICENSOR” shall mean the Company identified in the Head Agreement or the wholly owned subsidiary of the Company identified in the Schedule as being the Party granting the Licence to the CLIENT.

1.3	"Licensed Software" means the computer programs listed in Part I of the Schedule together with any user documentation, update programs and anything else furnished to the CLIENT by the LICENSOR under the Licence in connection with those listed programs, and any portion and copy of any of them.

1.4	"Use" (or "to Use") in relation to the Licensed Software means copying the software from a store unit or medium into equipment, customising it within its existing functionality and consistent with the user documentation, running or processing it, operating upon it, all of these acts either alone or with other programs, and producing copies including, where appropriate, in eye-readable form.

1.3	"Designated Equipment" means that equipment in respect of which Use of the Licensed Software is licensed.  It shall be the equipment specified in Part II of the Schedule unless changed to alternative equipment in accordance with the provisions of Clauses 2.3 or 2.4.

1.4	"Designated Site" means that site for which the Licensed Software is licensed.  It shall be the site specified at Part III of the Schedule unless changed to an alternative site in accordance with the provisions of Clause 2.3.

1.5	"Licence" means the rights granted by the LICENSOR to the CLIENT in respect of the Licensed Software and all the conditions associated with it, as set out in the Standard Conditions in combination with a relevant Schedule.

1.6	“Schedule” means a schedule to the Head Agreement (in the format provided in the Attachment to this Annex) established by signature of the CLIENT and the LICENSOR, under which the LICENSOR undertakes to supply the Licensed Software for Use by the CLIENT under the conditions of the Licence. Each Schedule, in combination with these Standard Conditions, constitutes a distinct Licence independent of any other Licence existing by operation of the Head Agreement.

1.7	“Standard Conditions” means the conditions set out in this Annex to the Head Agreement, comprising Clauses 1 to 15.

1.8	“Special Conditions” means those conditions (if any) specified in Part VIII of the Schedule.

2	LICENCE GRANT

2.1	The CLIENT may Use the Licensed Software on the Designated Equipment at the Designated Site in accordance with the Licence from the date of receipt of the Licensed Software by the CLIENT.

2.2	The CLIENT may allow contractors of the CLIENT and their sub-contractors to Use the Licensed Software on the Designated Equipment at the Designated Site on CLIENT contracts only, provided that the CLIENT ensures or procures that those contractors and sub-contractors are bound by the conditions of the Licence and that, unless prevented by security considerations, the CLIENT shall notify the LICENSOR of the identity of those contractors or sub-contractors as soon as is reasonably practical. The CLIENT shall not charge for that Use.

2.3	The CLIENT may specify alternative Designated Equipment or an alternative Designated Site by notification to the LICENSOR, in which case Clause 2.1 shall apply only to the alternative Designated Equipment or Designated Site as notified.  However, in the event that the alternative Designated Equipment shall be equipment of a greater processing capacity or capability or a different operating system outside the parameters of the original Designated Equipment the LICENSOR may require the CLIENT to pay a fair and reasonable additional fee which will not exceed the difference between the corresponding fees shown in respect of Use of the Licensed Software on the existing and alternative Designated Equipment respectively in the LICENSOR's price list current at the time when the CLIENT has specified the alternative Designated Equipment.

2.4	The CLIENT may Use the Licensed Software on alternative equipment if the Designated Equipment is temporarily inoperative until the Designated Equipment is again operative without notification or additional payment to the LICENSOR.

2.5	Notwithstanding the above, the CLIENT may copy the Licensed Software in machine-readable form for back-up purposes for Use of the Licensed Software.  The CLIENT may also create eye readable copies of documentation solely for utilisation by operating personnel of the Licensed Software. All copyright in such copies shall remain the property of the LICENSOR.

3	DELIVERY AND ACCEPTANCE

3.1	The LICENSOR shall deliver the Licensed Software at a time and to a place agreed with the CLIENT.

3.2	The LICENSOR or the CLIENT as mutually agreed shall install each program of the Licensed Software on the Designated Equipment and test it against acceptance tests if agreed between the LICENSOR and the CLIENT.

3.3	The CLIENT may reject the Licensed Software within the acceptance period specified in Part IV of the Schedule only (which period starts on receipt of the Licensed Software by the CLIENT) if it fails an agreed acceptance test or if it does not perform on the Designated Equipment in accordance with the functionality set out in an agreed statement or user document provided by the LICENSOR.  The CLIENT shall be understood to have accepted the Licensed Software if it has not been validly rejected before the expiry of the acceptance period.

3.4	If the CLIENT rejects the Licensed Software in accordance with Clause 3.3 the Licence for it shall terminate and the CLIENT shall be entitled to reimbursement of any fees paid in respect of the Licensed Software.

3.5	The CLIENT and the LICENSOR may mutually agree to extend the acceptance period, or to amend the Schedule appropriately, for any Licensed Software that would otherwise have been rejected under Clause 3.3.

4	PAYMENT

4.1	The LICENSOR will invoice the CLIENT for the agreed licence fees in the amount and in accordance with the invoice arrangements set out respectively in Parts V and VI of the Schedule on or after receipt by the CLIENT of the Licensed Software.

4.2	The CLIENT shall pay the invoice value within 30 days from the later of delivery of the Licensed Software or the date of receipt of a valid invoice related to that Licensed Software.  Payment does not constitute acceptance of the Licensed Software.

5	CONFIDENTIALITY

5.1	Subject to Clause 5.2 and except as otherwise agreed in writing, the CLIENT and the LICENSOR shall each hold in confidence and shall not use, disclose or otherwise make available, except in accordance with the Licence, all the following information received from the other under or in connection with the Licence:

a. 	the Licensed Software;

b.	details of the EMPLOYER’s use and application of the Licensed Software;

c.	any other information which is identified as being disclosed in confidence at the time of disclosure

provided that:

the obligation for b. and c. relates only to information received in writing or other material form; and

if such information is disclosed orally, the obligation shall apply for 30 days unless the discloser confirms such information in writing or other material form within 30 days when the obligation of confidence shall apply thereafter.

5.2	The obligations under Clause 5.1 shall not require the receiving Party to maintain confidence in, or refrain from using, any part of the information to the extent that the receiving Party can show that such part of the information:

a.	was already known to that Party, without restraint on use or disclosure, prior to the date of receipt or acquisition under or in connection with the Licence;  or

b.	has been received by that Party, without restraint on use or disclosure, from a third party having the right to disclose it; or

c.	has entered the public domain otherwise than in breach of the Licence or any other agreement  between the Parties; or

d.  was generated by that Party independently of the information which is subject to Clause 5.1;

provided that the relationship of such part of the information to the remainder of the information which is subject to Clause 5.1 is not revealed.

5.3	The obligations under Clause 5.1 shall be perpetual.

5.4	The CLIENT shall ensure or procure that any individual to whom the Licensed Software is made available is made aware of, and complies with, the obligations as to confidentiality and other relevant conditions of the Licence.

5.5	The CLIENT shall reproduce and maintain any copyright notices and trade marks on or in any of the copies of the Licensed Software made in accordance with the Licence, including partial copies, and on any software changed under the terms of the Licence.

6	IPR ACTIONS AND LIABILITIES FOR IPR INFRINGEMENT

6.1	The LICENSOR declares that he is entitled as either owner or licensee to provide the Licensed Software to the CLIENT on the terms and conditions of the Licence.

6.2	Subject to the limitations imposed in Clauses 6.3 and 6.4, the LICENSOR shall assume all liability and indemnify the CLIENT against all costs or liabilities arising under any valid claim or action brought by a third party against either Party, or against any of its contractors (which expression shall include any Subcontractor) engaged in tasks relevant to the provision of the Licensed Software or to the EMPLOYER’s exercise of the Licence, in respect of any third party intellectual property right, including a patent, registered or unregistered design right, trade mark, copyright, trade secret or confidential information, which relates to the supply of the Licensed Software or the Use of the Licensed Software in accordance with the Licence by the CLIENT or its contractor, then:

  - If the claim or action is brought against the LICENSOR he shall take full  responsibility for dealing with settling or defending the claim or action;

If any claim is made against the CLIENT or its contractors the LICENSOR shall be given full responsibility for dealing with settling or defending the claim as appropriate in his judgement;

If legal action is taken against the CLIENT or its contractor that Party shall be entitled to join the LICENSOR in the action.

6.3	Clause 6.2 shall not apply, and the CLIENT shall assume all liability for and indemnify the LICENSOR and its contractors, against all costs and liabilities under the claim or action in the event that it arises as a consequence of any of :

  - aUse of the Licensed Software by the CLIENT, or by a contractor permitted to use the Licensed Software pursuant to Clause 2.2, outside the LICENSOR’s specification or user documentation on the Designated Equipment or in a manner outside the reasonable knowledge or expectation of the LICENSOR or in circumstances particular to the CLIENT as distinct from other customers for the equivalent Licensed Software;

Use of modifications to the Licensed Software not provided or not approved in writing by the LICENSOR;

infringement by the LICENSOR of any third party intellectual property right by reason only of use of any material provided by the CLIENT for the purposes of the Licence, but only to the extent that this material is held and used within the terms under which it was provided and used solely for the purposes of the Licence.

6.4	Clause 6.2 shall not apply in the event that, without the consent of the LICENSOR (which shall not be unreasonably withheld) the CLIENT:

  - has made or makes an admission of any sort to the third party relevant to the claim or action;

the CLIENT has entered or enters into negotiations with the third party relevant to the claim or action;

the CLIENT has made or makes an offer to the third party for settlement of the claim or action.

6.5	Each Party undertakes to notify and consult the other promptly in the event of any enquiry, claim or action brought or likely to be brought against it or its contractor or the Parties jointly, which relates to infringement of any third party intellectual property right in connection with the supply or Use of the Licensed Software under the Licence. By joint agreement, the CLIENT may take the lead in dealing with settling and defending any such enquiry claim or action made against it directly in consultation with the LICENSOR and, subject to the LICENSOR’s agreement as to the terms of any settlement, this shall not displace any liability of the LICENSOR arising under Clause 6.2.  If any claim is made against the CLIENT under Section 55 of the Patents Act 1977 as a result of the EMPLOYER's use of the Software, and if the CLIENT offers a settlement of the claim, otherwise than as a result of a Court order and without the agreement of the LICENSOR, the LICENSOR shall be relieved of any liability which might otherwise arise under Clause 6.2.

6.6   	In the event that any claim or action is made which is subject to Clause 6.2 or if in the LICENSOR's reasonable opinion such claim or action is likely to be made, the LICENSOR shall promptly utilise all reasonable endeavours to:

  - establish or secure the EMPLOYER's right to continue to Use the Licensed Software or, failing to do so,

avoid that claim or action by, and after consultation with the CLIENT as to how to minimise the EMPLOYER's loss of Use of the Licensed Software, replacing or modifying the Licensed Software without significant change to the specification of the Licensed Software all at the LICENSOR's expense, including installation and testing.

6.7	In the event of the LICENSOR being unable to satisfy the requirements of sub-Clauses 6.6a. or 6.6b. the LICENSOR may terminate the Licence relating to the Licensed Software upon not less than three months written notice unless a lesser period is determined by any court order, and the LICENSOR shall make a refund of the licence fee to the CLIENT, either in full or with the agreement of the CLIENT (which shall not be unreasonably withheld) of a portion of the licence fee representing the lost portion of the Licence.

6.8	The conditions set forth in clauses 6.2 to 6.7 represents the total liability and responsibility of each Party to the other under a Licence in respect of any actual or alleged infringement of any intellectual property right owned by a third party, and take precedence over any other liability condition in the Licence.

7	WARRANTY

7.1 	LICENSOR warrants that discrepancies between Licensed Software and the LICENSOR's specification or user documentation current at the time of delivery reported and demonstrated by the CLIENT during the warranty period stated in Part VII of the Schedule will be remedied by LICENSOR without unreasonable delay in a manner commensurate with good software industry practice and without payment by the CLIENT.  During the warranty period the LICENSOR undertakes to provide to the CLIENT free of charge corrections to material errors known to the LICENSOR.

7.2 		All warranties in the Licensed Software and its user documentation other than that given under Clause 7.1 are hereby excluded including, without limitation, the implied warranty and conditions of satisfactory quality and fitness for a particular purpose, but this shall not prejudice the right of the CLIENT to reject the Licensed Software in accordance with Clause 3.3.

7.3 		No oral or written information or advice given by the LICENSOR, its agents or employees shall create a warranty or extend the scope of the warranty given under Clause 7.1.

7.4	The LICENSOR shall utilise all reasonable endeavours to ensure that any Licensed Software supplied, irrespective of the mode of delivery, is free from any published computer virus.  In the event that it can be shown that, at the time of delivery, the Licensed Software incorporated such a virus then the CLIENT may require the LICENSOR to remove the virus and within the limits of backup data provided by the CLIENT to restore any computer system incorporating the Designated Equipment to its pre-infected state or bear the cost of the necessary restoration work.

8	GENERAL LIABILITY CONDITIONS

8.1	The LICENSOR shall have no liability to the CLIENT for any indirect or consequential damages or losses which might arise by reason of Use of the Licensed Software by or for the CLIENT including, without limitation, loss of profit, loss of revenue, loss of use, loss of business information produced by Use of the Licensed Software.

8.2	The exclusion provided under Clause 8.1 shall not apply where the CLIENT suffers loss because of a defect within the Licensed Software which defect is known to the LICENSOR at the time the Licensed Software is furnished to the CLIENT unless the CLIENT has previously been made aware of and accepted the presence of the defect and its relevance to the EMPLOYER’s application of the Licensed Software.

8.3	The total of the LICENSOR’s liability under or in connection with this Agreement (whether arising from contract, negligence or any other basis) is limited in respect of each event or series of connected events to the value given in Part IX of the Schedule, provided that no limitation shall apply in respect of liability for death of or injury to persons arising from the LICENSOR's negligence, as provided by the Unfair Contracts Act 1977, and, except in relation to sub-Clause 13.2.2, no limitation shall apply in respect of any liability arising under the provisions of Clause 6.2.

9	TERM AND TERMINATION OF THE LICENCE

9.1	Each Licence shall continue until the CLIENT terminates it by written notification to the LICENSOR, or it is terminated pursuant to Clauses 3.4 or 6.7.

9.2	The CLIENT shall within thirty days of termination of a Licence, through all reasonable endeavours and to the best of its knowledge, return or destroy, at the LICENSOR's option, all originals and destroy all copies of the Licensed Software including partial copies and modifications except that the CLIENT may on prior written authorisation from the LICENSOR retain one copy for archival purposes only.  The CLIENT shall promptly certify in writing once it has so done.

9.3	In the event of the LICENSOR drawing the attention of the CLIENT to a breach of any condition of a Licence then:

  - where the breach is of a nature that cannot be remedied, the CLIENT undertakes to settle with the LICENSOR on fair and reasonable terms and to utilise all reasonable endeavours to ensure that a further breach does not occur,

where the breach is capable of being remedied, the CLIENT shall promptly remedy the breach and where appropriate put in place measures to ensure that a further breach does not occur. The CLIENT shall indemnify the LICENSOR for all loss and damage incurred by him as a result of the breach.

9.4	The termination of any Licence shall be without prejudice to the continuation of the Head Agreement or any other Licence under it.

10	COMBINATION OF SOFTWARE

10.1	The CLIENT may combine all or part of the Licensed Software with other materials to form a new work. Any portion of the Licensed Software included in a new work shall be Used only on Designated Equipment and shall be subject to the conditions of the Licence.  The LICENSOR shall be absolved from any obligation or liability under the Licence to the extent that this arises as a result of the creation or use of any new work not approved in writing by the LICENSOR.

11	OUTPUT

11.1	The CLIENT may freely copy and utilise any output resulting from Use in accordance with LICENSOR - supplied documentation of the Licensed Software.

12	DISPUTES

12.1	Other than for any claim arising from non payment of a valid invoice should any question, dispute or difference whatsoever arise between the CLIENT and LICENSOR in relation to or in connection with this Agreement or the Schedule of any Licence granted under it, the CLIENT or the LICENSOR may give notice to the other in writing of the existence of that question, dispute or difference and both Parties will attempt to reach a solution.  If no mutually acceptable solution is found the CLIENT or the LICENSOR may give notice to the other in writing (the ADR notice) that the matter is to be referred to Alternative Dispute Resolution (ADR).

12.2	 Upon receipt of the ADR notice and subject to sub-Clause 12.3, the Parties shall define the type of ADR to be adopted and the rules for its implementation.  Failing agreement to adopt, or to achieve, resolution by one such type, the Parties may decide to adopt a second type of ADR.  The Parties agree that after a period of two (2) months from the date of receipt of the ADR notice, or such other date as may be agreed by the Parties, and provided that the dispute remains unresolved, it shall finally be settled by arbitration by a sole arbitrator at the request in writing by either party to the other.  Failing agreement on the appointment of the arbitrator within 14 days of receipt of such request, the arbitrator shall be appointed by the President for the time being of the Law Society, in accordance with the Arbitration Act 1996 or any statutory modification or re-enactment of it.  The costs of any ADR shall be shared equally by the CLIENT and the LICENSOR, however, the costs of arbitration shall be settled by the arbitrator.

12.3	Where a Party rejects the referral of the matter to ADR he shall promptly notify the other Party in writing of that rejection and the reasons for it.

13	TRANSFER

13.1 	The LICENSOR shall not assign his interest in any Licence or the intellectual property licensed thereunder without providing for the continuance of the EMPLOYER’S rights under the Licence and without notifying the CLIENT in writing of the identity of the assignee.

13.2	Unless prevented by law or national regulation the CLIENT shall have the right to novate any Licence to a separate legal entity, without charge to itself or the legal entity, upon two months written notice to the LICENSOR, as provided below:

13.2.1		following a transfer from the CLIENT to the legal entity of any function of the CLIENT for which the Licensed Software has been obtained; or

13.2.2	on disposal to the legal entity of surplus Designated Equipment where the Licensed Software is essential to the running of that equipment, whether or not it is embedded in the equipment, provided that all warranties (whether express or implied) and all indemnities shall be void, the Licensed Software shall be supplied “as is”, and the liability referred to in Clause 8.3 shall be ten pounds sterling only.

PROVIDED THAT the Licensed Software novated in accordance with this sub-Clause may only be used for the same purposes for which the Client was licensed in accordance with Clause 2 and wider use shall require the written approval of, and the grant of a further licence by, the LICENSOR.

14	DISCONTINUANCE OF BUSINESS

14.1	The CLIENT shall have the right to secure from the LICENSOR, or from the authorised trustees or receivers acting on behalf of the LICENSOR, in the event of the LICENSOR permanently ceasing to maintain the Licensed Software or the LICENSOR permanently discontinuing in business because of bankruptcy, receivership, dissolution, or other form of permanent business disruption and that business is not continued by a successor in interest to the LICENSOR to whom the benefits and obligations of this Agreement and any licence granted under it have been assigned, Licensed Software documentation including program source code in the possession and control of the LICENSOR, but no more than the LICENSOR uses himself, as the CLIENT shall consider necessary for it to maintain and continue its normal Use of the Licensed Software for the duration of the Licence but for no other purpose.

14.2 	If so required by a Special Clause, the LICENSOR shall compile and maintain, at a price or in accordance with a price formula identified in the Special Clause, an up to date copy of the Licensed Software documentation to which the CLIENT is entitled under Clause 14.1 which copy shall be held by the LICENSOR as a bailee without lien for the CLIENT and be made available to the CLIENT without additional charge. In the absence of such a Special Clause, the copy shall be prepared on the EMPLOYER’s demand and it shall be made available to the CLIENT at a fair and reasonable price based on the cost of compilation, reproduction and dispatch.

14.3	The CLIENT shall have the right to utilise the Licensed Software documentation to which it is entitled under Clause 14.1 for the purpose of maintaining its Use of the Licensed Software for the duration of the Licence but for no other purpose.  The CLIENT shall hold in confidence all information in the documentation.

15	GENERAL

15.1	If any provision of this Agreement is held to be invalid, illegal or unenforceable to any extent then:

  - that provision shall (to the extent it is invalid, illegal or unenforceable) be given no effect and shall be understood not to be included in the Agreement but without invalidating any of the remaining provisions of the Agreement; and

the Parties shall use all reasonable endeavours to replace the invalid, illegal or unenforceable provision by a valid, legal and enforceable provision the effect of which is as close as possible to the effect of the invalid, illegal or unenforceable provision.

15.2	No act or omission of either Party shall by itself amount to a waiver of any right or remedy unless expressly stated by that Party in writing. In particular, no reasonable delay in exercising any right or remedy, shall by itself constitute a waiver of that right or remedy.

15.3	No waiver of any right or remedy shall operate as a waiver in respect of any other right or remedy.

15.4	Neither the LICENSOR nor the CLIENT shall be liable for failure to perform any of its obligations under the Licence if that failure results from circumstances beyond its reasonable control.

15.5	Headings have been included for convenience only and shall not be used in construing any condition of the Licence.

15.6	The Licence shall be subject to and construed and interpreted in accordance with the Laws of England and shall be subject to the non-exclusive jurisdiction of the Courts of England for the enforcement of any arbitral decision.

15.7	The Licence shall constitute the entire agreement between the Parties relating to the Licensed Software and supersedes any previous agreement.

15.8	No right is granted to any person who is not a Party to the Licence to enforce any term of the Licence in his own right and the Parties declare that they have no intention to grant any such right.

##### SAMPLE - ATTACHMENT TO ANNEX TO HEAD AGREEMENT – STANDARD FORM OF LICENSING SCHEDULE

SCHEDULE TO THE HEAD AGREEMENT BETWEEN THE CLIENT AND ..........................[Insert name of Company]  DATED: .................................[Insert date of Head Agreement]  Version Number: ……[insert, if any]

CONTRACT REFERENCE NUMBER: ……………………………………

By their respective signatures of this Schedule the Secretary of State For Defence (the “CLIENT”) undertakes to purchase and  ....................................................[insert name of the LICENSOR which must be either the name of the COMPANY as recorded on the Head Agreement or the name of a legally entitled wholly owned subsidiary] ( the “LICENSOR”) undertakes to supply the Licensed Software for Use on the Designated Equipment at the Designated Site (all as identified below) under the Standard Conditions set down in the Annex to the Head Agreement and any Special Conditions set down in Part VIII below which may vary or add to those Standard Conditions.

PART I - LICENSED SOFTWARE PROGRAMS

Insert details of each program sufficient for unambiguous identification of nature and release standard

Indicate for each program whether these are supplied by the LICENSOR as owner or a licensee of the owner.

PART II - DESIGNATED EQUIPMENT

Insert identification details of the specific equipment on which the Licensed Software is licensed for use (which can be specified as an individual installation, or if the LICENSOR allows any installation of a particular type of processing characteristic) or else insert “not restricted” as a safe default.

PART III - DESIGNATED SITE

Insert identification details of the specific site or sites on which the Licensed Software is licensed for use, or else insert “not restricted” as a safe default.

PART IV – ACCEPTANCE PERIOD & TEST

Insert the acceptance period defined by duration and commencement event or defined by a specific end date.

Insert acceptance test documentation reference, if applicable.

PART V - LICENCE FEES

Insert the full details of the payments to be made by the CLIENT as licence fees and identify separately any payments to be made for software installation or support.

PART VI - INVOICE ARRANGEMENTS

Insert the EMPLOYER’s address for submission of the Invoice and any special requirements for Invoicing

PART VII - WARRANTY PERIOD

Insert the warranty period defined by duration and commencement event or defined by a specific end date.

PART VIII - SPECIAL CONDITIONS

Insert here any special conditions. These can add to or vary the Standard Conditions contained in the Annex to the Head Agreement. If the Licensed Software comprises a library of routines, or a compiler or other software generating tool, incorporate and complete the appropriate provisions from below:

Provisions for library compiler or software generator.

PART IX – LIMITS OF LICENSOR’s LIABILITY

Insert the LICENSOR’s limit of liability consequent on matters arising in connection with the Licence (whether arising from contract, negligence or any other basis), other than through death, injury or infringement of third party intellectual property rights

In the event that no separate limit of liability is inserted in connection with the Licence the LICENSOR’s liability under this PART IX shall not exceed five million pounds sterling.

FOR LICENSOR			FOR CLIENT

Signed 		Signed

Name 		Name

[Print Name] …………………….		[Print Name} ……………………..

Appointment 		Appointment

Date		Date

ATTACHMENT TO ANNEX TO HEAD AGREEMENT – STANDARD FORM OF LICENSING SCHEDULE

SCHEDULE TO THE HEAD AGREEMENT BETWEEN THE CLIENT AND ........................…………………  DATED .................................Version Number: ………

CONTRACT REFERENCE NUMBER: ……………………………………

By their respective signatures of this Schedule the Secretary of State For Defence (the “CLIENT”) undertakes to purchase and  .................................................... ( the “LICENSOR”) undertakes to supply the Licensed Software for Use on the Designated Equipment at the Designated Site (all as identified below) under the Standard Conditions set down in the Annex to the Head Agreement and any Special Conditions set down in Part VIII below which may vary or add to those Standard Conditions.

PART I - LICENSED SOFTWARE PROGRAMS

PART II - DESIGNATED EQUIPMENT

PART III - DESIGNATED SITE

PART IV – ACCEPTANCE PERIOD & TEST

PART V - LICENCE FEES

PART VI - INVOICE ARRANGEMENTS

PART VII - WARRANTY PERIO

PART VIII - SPECIAL CONDITIONS

Provisions for library compiler or software generator.

PART IX – LIMITS OF LICENSOR’s LIABILITY

In the event that no separate limit of liability is inserted in connection with the Licence the LICENSOR’s liability under this PART IX shall not exceed five million pounds sterling.

###### FOR LICENSOR			FOR CLIENT

Signed 		Signed

Name 		Name

[Print Name] …………………….		[Print Name} ……………………..

Appointment 		Appointment

Date		Date

- Schedule 10 (DEFFORM 687C) – Electronic Information Sharing Agreement (EISA)

THIS AGREEMENT, reference …………………… [reference number] relates to the use of the Shared Data Environment (SDE) Service to be provided under MOD contract number ……………………. [title of contract] (the Contract) between the Secretary of State for Defence (the Authority) and [name of SDE service provider] (the Contractor),

The Authority and the Contractor have entered into the Contract, which is subject to DEFCON 687A and, where applicable, DEFCON 687B, to provide a Shared Data Environment Service. The terms of the Agreement govern the use of the Service.

It is agreed as follows

# 1.	Definitions and Interpretations

- The following words and expressions shall have the meanings given to them. Words derived therefrom shall have the appropriate related meaning, except where the context requires a different meaning:

## “Access” means communication with the SDE by Users, including Loading and Retrieval of Information;

## “Agreement” means this agreement including its Annexes, Schedules and any other documentation expressly made part of the Agreement;

## “Contracted Information” means Information which a User delivers or provides to another User or Users as a specific requirement of an underlying Works Contract, including the Contract;

## “Data” means Information represented in digital form;

## “Disaster” means a significant unplanned event which causes the SDE to be unavailable, or which causes the Data to be corrupted, lost, or unavailable;

## “Expunge” means the removal of Data from the SDE whilst ensuring that a record of its existence is maintained in the Log;

## “Fidelity” means the extent to which the SDE System maintains Data without corruption or disturbance to its content as it is processed;

## “Information” means any information, in any form, disclosed or acquired under or in connection with the Agreement;

## “Integrity” means the extent to which the SDE System safeguards and properly processes Data;

## “Load” means to place Information on the SDE or make it accessible to the SDE so that it can be Retrieved by one or more Users;

## “Log” means the record of communication with the SDE involving Access;

## “Mark” means a designation permanently associated with a piece of Information, whether in tangible or digital form;

## “Non-Contracted Information” means all Information other than Contracted Information which a User makes available to another User or Users;

## “Primary User” means a User so designated in Schedule 1;

## “Project” means the project, of which the Contract forms a part, described in Annex A;

## “Project Implementation” means all activities conducted for the purpose of implementing the Project;

## “Project Purposes” means all activities conducted for the purposes of implementing the Project, but excluding use for competitive purposes or tendering, manufacture, repair, overhaul or maintenance purposes except as provided in any contract under which the Information is provided;

## “Retrieve” means retrieval of Information or other communication with the SDE other than Loading;

## “Secondary User” means a User sponsored by a Primary User and so designated in Schedule 1;

## “Shared Data Environment (SDE)” means the SDE System together with

Information Accessed via the SDE System, and

any part of the computer and software infrastructure which is controlled by a User other than the Contractor;

## “Shared Data Environment Service (SDE Service)” means the SDE Service specified in the Contract, including the provision of an SDE System by means of which Information may be Accessed;

## “Shared Data Environment System (SDE System)” means the computer and software infrastructure required for the SDE Service including the computer systems, networks, software, business processes and rules but excluding:

    - Information Accessed via that infrastructure, and

any part of the computer and software infrastructure which is controlled by a User other than the Contractor;

## “Supply” means to make Information available for Loading;

## “User” means a party to the Agreement;

## “User Protocol” means the document at Annex B which describes the overall architecture of the SDE, including the elements provided by the Contractor and those provided by other Users, the shared business processes, Information management arrangements, technical interface requirements and administrative procedures necessary for Users to operate effectively within the SDE; and

## “Working Day” means any day excluding:

    - Saturdays, Sundays and public and statutory holidays in the jurisdiction of the User concerned, and

privilege days notified in writing by the Authority to the Users at least 10 Working Days in advance.

# 2.	Scope

  - The Agreement is created for the purposes of establishing the SDE for the Project, providing or Users secure Access and assurance as to the security of Information.

The Agreement defines the responsibilities, rights and obligations of Users in relation to the SDE and the User Protocol.

# 3.	Duration

  - The Agreement shall remain in force until:

    - the Contract expires or is terminated, or

    - [date]

### whichever occurs soonest.

  - The Contractor shall notify all Users:

    - immediately on receipt of a notice of termination, of the date of termination of the Contract, and

    - in good time, and within not less than 30 calendar days, of the impending expiry of the Contract.

- Clauses 12 and 19 shall survive the expiry or termination of the Agreement.

# 4.	Designation of Users

  - Each User shall be designated as a Primary User or a Secondary User and so identified in Schedule 1.

  - Each additional Secondary User must be sponsored by a Primary User with whom he has, or intends to establish, a Project-related contractual relationship.  Notice of his sponsorship shall be sent to all Users by the Contractor and shall constitute an application for an additional User in accordance with the provisions of Sub Clause 13.b).

# 5.	Withdrawal and Exclusion from the Agreement

  - Without prejudice to any contractual obligations a User, with the exception of the Authority or the Contractor, may withdraw from the Agreement on giving 15 calendar days’ notice to the Contractor.

  - The Authority may require the exclusion of a User from the Agreement, after consultation with the Contractor and that User, in the following circumstances:

    - the underlying contract under which he was engaged with the Project has expired or is terminated; or

    - where there is no contractual relationship, his association with the Project has ceased; or

    - where a User’s actions or omissions have caused him to have prejudiced the effective operation of the SDE.

  - A User may request the Authority to exclude another User if he has good cause to believe that a circumstance outlined in sub-Clause 5.b) applies.

  - The Contractor shall immediately notify all Users of any withdrawal or exclusion of a User.

  - In the event of exclusion under sub-Clause 5.b)iii), and on expiry of the notice period under sub-Clause 5.a), the Contractor shall immediately withdraw that excluded User’s Access rights to the SDE.

  - If a User withdrawing or excluded from the Agreement under the provisions of this Clause 5 is a Primary User sponsoring a Secondary User, the withdrawal or exclusion of the Primary User shall include the withdrawal or exclusion of the Secondary User and the conditions of this Clause 5 shall apply to the Secondary User.

  - The Primary User with whom a Secondary User has had a project-related contractual relationship shall cause the Secondary User’s Access rights to be discontinued as soon as the Project-related contractual relationship expires or is terminated.

  - In the event that a User is excluded or withdraws from the Agreement under this Clause 5, he shall be subject to the continuing obligations set out in Clauses 11 and 12.  Withdrawal or exclusion from the Agreement shall have no effect on his liabilities arising under the Agreement.

# 6.	Marking of Information

  - Prior to the Supply of Information, each User shall apply Marks to that Information, in accordance with Schedule 2.

  - In addition to the Marks in Schedule 2, the User may mark Information to be Supplied with a copyright and/or other proprietary legend.

  - No User shall remove or modify any Mark or legend on Information Loaded or Retrieved and each User shall retain those Marks or legends on any copies or extracts of the Information that he makes, unless otherwise agreed by the User who applied those Marks or legends.

# 7.	Provision of Information

  - Each originating User who Loads or Supplies Information shall ensure that:

    - the Data conforms with the requirements specified in the User Protocol;

    - the Data has been verified in accordance with the virus control policy provided by the Contractor in accordance with DEFCON 687A;

    - the Information is Marked in accordance with the provisions of Clause 6 and Schedule 2; and

    - he has all necessary entitlements or permissions in respect of any material within the Information not originated by him, to Load the Information and permit its Retrieval and use under the terms of the Agreement by those Users to whom Access is permitted.

  - All requests by Users for further Information to be Loaded shall be directed to the Contractor and considered by the Authority.  Where agreed with the originating User of that new Information, it shall be Loaded and subjected to the provisions of the Agreement.

# 8.	Obligations of the Contractor

## Subject to Users obtaining, where required, necessary licences from third parties, the Contractor grants Users the right to utilise the SDE System for Project Implementation and shall owe the following obligations to each of the other Users:

  - to enable Access exclusively for the Users who are from time to time parties to the Agreement;

  - to provide service support facilities to all Users;

  - to ensure that the SDE System operates and is operated in accordance with the security and confidentiality requirements set out in the Agreement;

  - to use all reasonable endeavours to ensure that the Information processing systems deployed to support the SDE System:

    - maintain Loaded Information without corruption to its content as it is processed, and

    - properly process the Information;

  - to provide a secure user authentication method;

  - to provide the means for Users to establish Access permissions for their Information;

  - to provide Users with controlled Access;

  - to ensure, as far as is reasonably practical, that all Loaded Information, including associated marks and legends, is Accessible only by Users authorised to have Access and is not altered, lost or destroyed;

  - to implement and maintain a virus control policy and make details thereof available to all Users;

  - to ensure that, if any part of the SDE Service or SDE System is changed, the Users’ ability to Access Information is not adversely affected; and

  - all Data, when stored in the SDE System, is maintained from the date of being loaded into the SDE for the period specified in the User Protocol, after which time it shall be Expunged unless:

    - a specific request for its retention in the SDE is made by any current User, or

    - it is withdrawn by a User in accordance with Clause 11, or

    - it is Archived.

## These obligations are to be implemented in accordance with Annex B.

# 9.	User Obligations

  - Each User, other than the Contractor, shall designate an individual in his organisation who shall be the principal point of contact for matters relating to the management and organisation of Information within his organisation’s control.

  - Users shall comply with the requirements set out in the User Protocol.

  - Originating Users shall establish the Access permissions for their Information and, without prejudice to their contractual commitments, have the right to change or require the Contractor to change those Access permissions at any time.

  - If the Contractor determines that a User is in breach of any of the obligations under the Agreement which prejudices the effective operation of the SDE, then he may deny the provision of the SDE Service to that User.

  - If a User gains Access to any Information which he has reason to believe is not intended for his Access he shall, without delay, inform the Contractor and request that the Access permission is referred to the originating User for confirmation or alteration.

  - If a User becomes aware of an instance of unauthorised Access or a breach of the Agreement in relation to any associated procedures or systems (including, but without limitation, unauthorised Access to his own systems or accidental Access to another User’s systems), he shall immediately notify the Authority and the Contractor.

  - If notification is given under sub-Clause 9.f) Users shall, on request, provide reasonable assistance to the Authority and the Contractor in respect of any investigation and rectification that may be necessary.

  - In the event that a User is unable to Access the SDE through no fault of his own, or he becomes aware of any fault or inaccessibility of his own system which may affect Loading or Retrieval, he shall immediately inform the Contractor.

  - Within the scope of the Agreement, sponsoring Primary Users shall be responsible for the actions of their Secondary Users.

# 10.	Disaster Recovery Plan

# Users other than the Contractor shall participate in a disaster recovery plan for parts of the SDE within their control as required by the User Protocol.

# 11.	Withdrawal of Information

  - Except as provided in sub-Clause 11.b) and upon giving 15 calendar days’ notice, any originating User shall have the right to withdraw his Information from the SDE.

  - An originating User shall have no right to withdraw from the SDE Contracted Information which has been Supplied or Loaded, unless the Authority or other User to whom Information was provided consents to that withdrawal.

  - Where an originating User has the right under sub-Clause 11.a) to withdraw his Information and where Information which that User Supplied or Loaded is contained in the Data under the direct control of another User, the originating User may require that other User to Expunge the Data to the extent that it contains the Information which he is entitled to withdraw.

  - Subject to giving 15 calendar days’ notice, a withdrawing or excluded User shall have the right to require the denial of Access to Contracted Information for those Users having no contractual right to hold or use that Information.

# 12.	Intellectual Property, Confidentiality and Protection of Information

  - The Supply or Loading of Information shall not create or imply any of the following:

    - any transfer of ownership of Information or of underlying IPR or any collective ownership of the same;

    - any grant of a licence permitting use of Information or of underlying IPR other than a permission to use Information for Project Purposes, but this shall not prejudice any pre-existing or separately acquired rights of any User; or

    - any limitation on the right of any User to exert his rights in Information he has originated and in underlying IPR for any breach of the terms of the Agreement.

  - No User shall claim, or exert against another User, IPR of any description in respect of any database or collective work resulting from the Loading or ordering of Data within the SDE.

  - All Information that is Loaded is provided in confidence by the originating User to one or more other Users to whom he has granted Access, for use solely as identified below:

    - Contracted Information – for use in accordance with the contractual arrangement under which it is provided or if no use is stated in the underlying contract arrangement, or there is no underlying contract with the User Accessing Information, then use shall be solely for Project Purposes;

    - Non-Contracted Information – for use by Users for Project Purposes.

  - Each User who Retrieves Information shall be bound by an obligation of confidence under the Agreement, in respect of the Information, to the originating User and/or third party owner identified in the Marking or any IPR legend, subject to the exclusions in sub-Clause 12.f) and subject to any pre-existing or separately acquired rights.

  - Each User shall ensure that Information he Retrieves is disclosed to his employees, only to the extent necessary for the purposes permitted by Clause 12 and is treated in confidence by them.  He shall ensure that his employees are aware of his arrangements for discharging the obligations at sub-Clause 12.d) before Retrieving Information and shall take reasonable steps to enforce them.

  - The limitations imposed by sub-Clauses 12.c) and 12.d) in regard to Information shall not apply to any Information Retrieved by a User to the extent that he can show:

    - that the Information was or has become publicly available for use otherwise that in breach of any provision of the Agreement or any agreement which he has with the originating User;

    - that the Information was already known to him (without restrictions on disclosure or use) prior to Retrieving it from the SDE;

    - that the Information was received without restriction on further disclosure from a third party who lawfully acquired it and who is himself under no obligation restricting its disclosure; or

    - from his records that the same Information was derived independently of that Retrieved from the SDE;

# provided that the relationship to any other Information is not revealed.

  - The provision of sub-Clauses 12.a) through to 12.f) shall continue to apply to withdrawn Information and Expunged Data.

# 13.	Additional Users

  - Applications for additional Users shall be made to the Contractor, who shall consult the Authority on each application.

  - With the approval of the Authority, additional Users may enter into the Agreement, subject to each existing User being notified by the Contractor of the proposed introduction and having the opportunity to raise any objection with the Authority.  Failure by a User to respond to that notification within 15 calendar days of receipt shall be deemed to signify consent by that User to the addition of the proposed User.

  - The Authority and the Contractor in deciding whether to admit the proposed User to the Agreement shall take objections into account. An objection shall not constitute a right of veto, except in relation to Access to or Retrieval of Information in which the User raising objection has rights or shall be entitled to claim rights.

# 14.	Amendments

  - Amendments to the Agreement, except for the addition of a User under Clause 13, may be made only with the express agreement of all Users.  Changes to the User Protocol shall not be unreasonably refused.  Any proposals to amend the Agreement shall, in the first instance, be submitted to the Authority, who shall consult all other Users.

  - The authoritative version of the Agreement shall be maintained by the Contractor in the SDE System for Retrieval by all Users.

# 15.	Notices

  - All notices, orders, or other forms of communication required to be given in writing (“Notices”) under or in connection with the Agreement shall:

    - be given in writing;

    - be authenticated by signature, either physical or electronic, as appropriate;

    - be marked for the attention of the appropriate department or officer; and

    - be marked in a prominent position with the Agreement reference or relevant contract number.

  - Notices should be delivered by:

    - hand;

    - first-class prepaid post (or airmail, in the case of Notices to or from overseas);

    - facsimile;

    - telex; or

    - electronic mail, including the delivery of a message by means of the SDE.

  - Notices shall be deemed to have been received if;

    - delivered by hand, on the day of delivery if it is the recipient’s Working Day and otherwise on the first Working Day of the recipient immediately following the day of delivery;

    - sent by first-class prepaid post (or airmail, if appropriate), on the third Working Day (or on the tenth Working Day, in the case of airmail) after the day of posting; or

    - sent by facsimile, telex or other electronic means;

if transmitted between 09.00 and 17.00 hours on a Working Day (recipient’s time) on completion of receipt by the sender of verification of the transmission from the receiving instrument; or

if transmitted at any other time, at 09.00 on the first Working Day (recipient’s time) following the completion of receipt by the sender of verification of the transmission from the receiving instrument.

  - The address (including electronic addresses) of each User to which all Notices shall be sent is that specified in the Agreement, or such other address as a User may by written Notice specify to the other Users for the purpose of this Clause 15.

  - Where a User requests written confirmation of any communication which does not constitute a Notice such request shall not unreasonably be refused.

# 16.	Audit

  - A User may, at any time, and upon giving a reason, request the Authority to audit the Integrity, Fidelity, infrastructure and organisation of the SDE. The Authority shall not unreasonably refuse a request and shall make the conclusions of the audit report available to the User within [10] Working Days of completion of the audit.

  - A User may, at any time, request from the Contractor a certified extract from the Log relating to his own Access to Information or Access by other Users to Information Supplied by him.

# 17.	Liability

  - The liability of the originating User to another User, in respect of Contracted Information Supplied, shall be determined by reference solely to the express terms of the contract or subcontract under which the Information is provided.

  - An originating User shall have no liability to other Users whether in contract, tort or otherwise except as provided in sub-Clause 17.a), including liability for negligence to any other User in respect of any loss or damage incurred by a User whether:

    - directly or indirectly as a result of use of Loaded Information, or

    - as a result of reliance on that Information

  - No User shall have any liability to another User in respect of any breach of this Agreement except:

    - as provided in sub-Clause 17.a);

    - in respect of Clause 12; or

    - in cases of wilful misconduct.

  - Nothing in sub-Clauses 17.b) and 17.c) shall exclude any liability in respect of personal injury or death arising from negligence which may not by law be excluded.

# 18.	Law

  - The Agreement shall be considered as an agreement made in England and subject to English Law.

  - Subject to Clause 19 and without prejudice to the dispute resolution process set out in that Clause, each User hereby irrevocably submits and agrees to the exclusive jurisdiction of the Courts of England to resolve, and the laws of England to govern, any actions, proceedings, controversy or claim of whatever nature arising out of or relating to the Agreement or breach thereof.

  - Other jurisdictions may apply solely for the purpose of giving effect to this Clause 18 and for the enforcement of any judgement, order or award given under English jurisdiction.

# 19.	Dispute Resolution

  - Users in dispute will attempt in good faith to resolve any dispute or claim arising out of or relating to the Agreement through negotiations between the respective representatives of the Users in dispute having authority to settle the matter, which attempts may include the use of any Alternative Dispute Resolution (ADR) procedure on which the Users in dispute may agree.

  - In the event that the dispute or claim is not resolved by negotiation, or where the Users in dispute have agreed to use an ADR procedure, by the use of such procedure, the dispute shall be referred to arbitration.

  - The User or Users initiating the arbitration shall give a written Notice of Arbitration to the other User or Users party to the dispute, specifically stating that the dispute is in relation to the Agreement and is referred to arbitration.

  - Unless otherwise agreed in writing by the Users in dispute, the arbitration and the Agreement shall be governed by the provisions of the Arbitration Act 1996.

  - It is agreed between the Users that for the purposes of the arbitration, the arbitrator shall have the power to make provisional awards as provided for in Section 39 of the Arbitration Act 1996.

  - For the avoidance of doubt it is agreed between the Users that the arbitration process and anything said, done or produced in or in relation to the arbitration process (including any awards) shall be confidential as between the Users in arbitration, except as may be lawfully required in judicial proceedings relating to the arbitration or otherwise.  No report relating to anything said, done or produced in or in relation to the arbitration process may be made beyond the tribunal, the Users in dispute, their legal representatives and any person necessary to the conduct of the proceedings, without the concurrence of all the parties to the arbitration.

# 20.	Entire Agreement

## The Agreement represents the entire agreement between the Users with respect to its subject matter and no other agreement between Users or action of a User shall be taken to amend, alter or exclude any part of the Agreement.

# 21.	Severability

## If any term, condition or provision contained in the Agreement shall be held to be invalid, unlawful or unenforceable to any extent, that term, condition or provision shall not affect the validity, legality or enforceability of the remaining parts of the Agreement.

# 22.	Transfer

## No User shall give, bargain, sell, assign, or otherwise dispose of the Agreement or any part of it, or the benefit or advantage of the Agreement or any part of it, without the previous consent in writing of the other Users.

# 23.	Waiver

  - No act or omission of any User shall by itself amount to a waiver of any right or remedy unless expressly stated by that User in writing. In particular, no reasonable delay in exercising any right or remedy shall by itself constitute a waiver of that right or remedy.

  - No waiver in respect of any right or remedy shall operate as a waiver in respect of any other right or remedy.

# AGREED

# For and on behalf of the Secretary of State for Defence (“the Authority)

# Signature 	…………………………………………

# Name		…………………………………………

# Position	…………………………………………

# Date		…………………………………………

# For and behalf of ………………………………………(“the Contractor”)

# Signature 	…………………………………………

# Name		…………………………………………

# Position	…………………………………………

# Date		…………………………………………

# For and behalf of …………………………………………. (“a User”)

# Signature 	…………………………………………

# Name		…………………………………………

# Position	…………………………………………

# Date		…………………………………………

## Annex A

## Project Description

## Annex B

## User Protocol

## Schedule 1

## Primary and Secondary Users

## Primary User [Name], sponsoring:

## Secondary User [Name]

## Secondary User [Name]

## Secondary User [Name]

## Primary User [Name], Sponsoring

## Secondary User [Name]

## Secondary User [Name]

## Secondary User [Name]

## Schedule 2

## Marking Scheme

  - the name of the User originating the Information;

the national security classification ;

a commercial privacy designation;

the Information type;

the Data category, ie. Contracted or Non-Contracted Information. In the case of Contracted Information, the User to whom the contractual obligation is owed must be specified;

an identification number;

the name of each Primary User to whom Access is granted;

any other Marks

- DEFFORMS 82A, 82B and 110AL (DEFCON 525 – Clause 27B of this Contract)

Use the applicable execution block.

Secure Sites are defined as either Government premises or a secured office on the contractor premises

1 The date of unqualified acceptance by signature is the effective date of the amendment

2 The MOD is required to report to Government spend with Small and Medium-sized Enterprises (SMEs) including sub-contractors.  This is currently required at Tier 1 only.  SMEs are defined by the EU on http://ec.europa.eu/growth/smes/business-friendly-environment/sme-definition/