FrameOPTION Z: ADDITIONAL CONDITIONS OF CONTRACT – Option d

11.2.21 	Number not used.

11.2.23	Number not used.

11.2.25	Number not used.

11.2.27	Number not used.

11.2.28	Number not used.

11.2.29	Number not used.

11.2.30	Number not used.

11.2.32	Number not used.

11.2.34	Number not used.

11.2.36	Insert new definitions:

“Access” means communication with the SDE by Users, including Loading and Retrieval of Information.

“Archive” means the off-line storage of Data in such a manner that it is not Retrievable by Users and may include storage outside of the SDE.

“Articles” means all goods, including Plant and Materials (excluding Services) which the Contractor is required under the Contract to supply.

“Arms” means any weapon, which, for the avoidance of doubt, excludes anything to be used for the purpose of performing the Contract.

“Asbestos” shall have the same meaning as “asbestos” defined in Regulation 2 of the Control of Asbestos Regulations 2012 (COAR).

“Associated Company” means any:

- associated company of the Contractor from time to time within the meaning of section 449 of the Corporate Tax Act 2010 or any subordinate legislation; and

- parent undertaking or subsidiary undertaking of the Contractor from time to time within the meaning of section 1162 Companies Act 2006 and it is further agreed that where the ownership of shares in any such undertaking have been pledged or transferred to a third party by way of security, the original parent shall still be considered a member of the subsidiary undertaking.

"Authority to Deploy" means the Client’s formal written authority for the Contractor to Deploy.

“Best Environmental Practice” means the practice generally as followed by contractors skilled and experienced in the remediation and redevelopment of contaminated sites and shall be deemed to include (as a minimum) compliance with all Environmental Laws.

“BIM Documents” means the following Client supplied documents are to include:

- [Clients Information Requirement (C/EIR)

- Project Information Delivery Plan (IDP)

- BEP Evaluation Assessment Criteria

- BIM Information Manager Roles & Responsibilities

- MOD Government Soft Landings Guidance

- DIO Project BMAT

- Supporting Guidance Documentation

- BIM Process Compliance Document]

- “BIM Maturity Assessment” means the measurement of capability and understanding of BIM requirements.

- “BIM Maturity Assessment Tool” means the mechanism by way of which the capability and understanding of BIM requirements is assessed.

- “BREEAM Requirements” means the Client’s requirement to attain a BREEAM rating of excellent, as more particularly detailed in the Client’s Requirements.

- “Built Asset Security Information Requirements” (BASIR) means the information provided by the Client in relation to security information for specific built assets.

- “Business day” means any day excluding:

- Saturdays, Sundays and public and statutory holidays in the jurisdiction of either party

- privilege days notified in writing by the Client to the Contractor at least 10 Business Days in advance; and

- such periods of holiday closure of the Contractor's premises of which the Client is given written notice by the Contractor at least 10 Business Days in advance.

“CAA” means a CONDO Applicable Area, being an OA or any other specific area identified by the Client as CONDO applicable.

“Central Government Body” means a body listed in one of the following sub-categories of the Central Government classification of the Public Sector Classification Guide, as published and amended from time to time by the Office for National Statistics:

- Government Department,

- Non-Departmental Public Body or Assembly Sponsored Public Body (advisory, executive, or tribunal),

- Non-Ministerial Department; or

- Executive Agency.

## “Child Labour Legislation” means those International Labour Law Conventions concerning economic exploitation of children through the performance of work which is likely to be hazardous or to interfere with a child's health or development, including but not limited to slavery, trafficking, debt bondage or forced labour, which are ratified and enacted into domestic law and directly applicable to the Contractor in the jurisdiction(s) in which it performs the Contract.

## “Client Confidential Information” is all Personal Data and any information, however it is conveyed, that relates to the business, affairs, developments, trade secrets, know-how, personnel, and contractors of the Client, including all IPRs, together with all information derived from any of the above, and any other information clearly designated as being confidential (whether or not it is marked "confidential") or which ought reasonably be considered to be confidential.

“Client Data” means the data, text, drawings, diagrams, images or sounds (together with any database made up of any of these) which are embodied in any electronic, magnetic, optical or tangible media, and which are:

    - supplied to the Contractor by or on behalf of the Client; or

    - which the Contractor is required to generate, process, store or transmit pursuant to this Contract; or

    - any Personal Data for which the Client is the Data Controller to the extent that such Personal Data is held or processed by the Contractor.

## “Commercially Sensitive Information” is the information agreed between the parties (if any) comprising the information of a commercially sensitive nature relating to the Contractor, the charges for the works, its IPR or its business or which the Contractor has indicated to the Client that, if disclosed by the Client, would cause the Contractor significant commercial disadvantage or material financial loss.

## “Commercial Officer” means the authority so designated in the Contract.

## “Confidential Information” is the Client's Confidential Information and/or the Contractor's Confidential Information.

## "CONDO" means Contractors on Deployed Operations, being contractors providing Articles or Services or both outside the British Isles within a CAA as part of the civilian component supporting UK armed forces.

## “National Framework for Capital Works Projects Overseas” (Framework Agreement) means the technical requirements for the works and services that the Contractor will be required to comply with for all Project Contracts awarded.

## “Contract” means the agreement concluded between the Client and the Contractor, including all specifications, plans, drawings, schedules and other documentation, expressly made part of the agreement. In the event of contradiction, precedence shall be given to DEFCON 537 (Clause 19.I of this Contract) followed by the special conditions of contract, followed by the DEFCONs referenced in the Contract (other than DEFCON 537 (Clause 19.I of this Contract)).

## "Contractor’s Employees" means those employees of the Contractor, being UK nationals and TCNs, but excluding LRWs, who are Deployed in connection with the performance of the Contract.

## “Contract Period” means the term of the Contract commencing on the commencement date of the Contact (the ‘Commencement Date’) and terminating on the earlier of (a) the date on which the Contract terminates early in accordance with its terms and (b) its expiry date.

## “Contract Price” means the price exclusive of Value Added Tax, payable to the Contractor by the Client under the Contract for the full and proper performance by the Contractor of his part of the Contract as determined under the provisions of the Contract.

## “Contracting Body” is any Contracting Body as defined in Regulation 5(2) of the Public Contracts (Works, Service and Supply) (Amendment) Regulations 2000 other than the Client.

## “Contractor” means the person who, by the Contract, undertakes to supply the Articles, or perform the Service, or both for the Client as is provided by the Contract. Where the Contractor is an individual or a partnership, the expression shall include the personal representatives of the individual or of the partners, as the case may be, and the expression shall also include any person to whom the benefit of the Contract may be assigned by the Contractor with the consent of the Client.

“Contractor Commercially Sensitive Information” (in Clause 19J) shall mean the information listed in the DEFFORM 539A (Part 6, Schedule 8 of this Contract); Schedule to the Contract, being information notified by the Contractor to the Client which is acknowledged by the Client as being commercially sensitive information.

“Contractor Deliverables” means the works, goods and / or the services, including packaging (and Certificate(s) of Conformity and supplied in accordance with any QA requirements if specified) which the Contractor is required to provide under the Contract.

“Contractor's Confidential Information” is any information, however it is conveyed, that relates to the business, affairs, developments, trade secrets, know-how, personnel and contractors of the Contractor, including IPRs, together with all information derived from the above, and any other information clearly designated as being confidential (whether or not it is marked as "confidential") or which ought reasonably to be considered to be confidential, including the Commercially Sensitive Information.

“Contractor Personnel” means all directors, officers, employees, agents, consultants and contractors of the Contractor and/or of any Subcontractor engaged in the performance of its obligations under the Contract.

“Contractor’s Representative(s)” shall be deemed to include the Contractor's employees, agents and subcontractors.

“CPET” means the UK Government’s Central Point of Expertise for Timber.

“Crown Body” is any department, office or agency of the Crown.

“Crown Use” in relation to a patent means the doing of anything by virtue of Sections 55 to 57 of the Patents Act 1977 which otherwise would be an infringement of the patent and in relation to a Registered Design has the meaning given in paragraph 2A(6) of the First Schedule to the Registered Designs Act 1949.

- “CSM Risk Assessment Process” means the risk assessment process that forms part of the Cyber Security Model and is used to measure the Cyber Risk Level for this Contract and any Sub-contract.

- “CSM Supplier Assurance Questionnaire” means the supplier assessment questionnaire which forms part of the Cyber Security Model and is to be used by the Contractor to demonstrate compliance with this Clause.

- “Cyber Risk Level” means the level of Cyber Risk relating to this Contract or any Sub-contract assessed in accordance with the Cyber Security Model.

- “Cyber Security Implementation Plan” means the plan referred to in Clause 3 of this Clause including but not limited to any risk-balance case and mitigation measures required by the Client.

- “Cyber Security Incident” means an event, act or omission which gives rise or may give rise to:

- unauthorized access to an information system or electronic communications network;

- disruption or change of the operation (including but not limited to takeover of control) of an information system or electronic communications network;

- destruction, damage, deletion or the change of MOD Identifiable Information residing in an information system or electronic communications network;

- removal or limiting the possibility to use MOD Identifiable Information residing in an information system or electronic communications network; or

- the appropriation, publication, dissemination or any other use of non-public MOD Identifiable Information by persons unauthorised to do so.

- “Cyber Security Instructions” means DEFSTAN 05-138, together with any relevant ISN and specific security instructions relating to this Contract issued by the Client to the Contractor.

- “Cyber Security Model” and “CSM” mean the process by which the Client ensures that MOD Identifiable Information is adequately protected from Cyber Incident and includes the CSM Risk Assessment Process, DEFSTAN 05-138 and the CSM Supplier Assurance Questionnaire.

- “Data” means any data, text, drawings, diagrams, images or sounds (together with any database made up of any of these) which are embodied in any electronic, magnetic, optical or tangible media.

“Data Controller” has the meaning given to it in the Data Protection Act 2018.

“Data Loss Event” means any event that results in unauthorised access to Personal Data held by the Contractor under this Contract, and/or actual loss and/or destruction of Personal Data in breach of the Contract, including any Personal Data Breach.

“Data Protection Legislation” means:

        - the GDPR and any applicable national implementing Laws as amended from time to time;

        - the DPA 2018 to the extent that it relates to processing of personal data and privacy; and

        - all applicable Law about the processing of personal data and privacy;

“Data Protection Impact Assessment” means an assessment by the Controller of the impact of the envisaged processing on the protection of Personal Data.

“Data Subject Request” means a request made by, or on behalf of, a Data Subject in accordance with rights granted pursuant to the Data Protection Legislation to access their Personal Data.

"Deploy" means bringing the Contractor, the Contractor’s Employees, its Subcontractors and the Subcontractor’s Employees under the administration and control of the Client, which will take place on:

        - entering a Government Establishment for transit to the CAA; or

        - entering the CAA at the nominated entry point; or

        - reporting to the Representative of the Client when already in the CAA.

"Deployment" means the period during any act of preparing, moving and initial setting up of personnel and equipment to enable the delivery of Services within a location identified in CONDO Form 2 issued in accordance with Def Stan 05-129 (Issue 5), their presence within that location and their subsequent recovery or redeployment.

“DPA 2018” means the Data Protection Act 2018.

“GDPR” means the General Data Protection Regulation (Regulation (EU) 2016/679).

The following expressions shall have the same meanings as in Article 4 of the GDPR:

- Controller;

- Processor;

- Data Subject;

- Personal Data;

- Personal Data Breach; and

- Data Protection Officer.

“Defence Contracts Online” means Defence Contracts Online accessible at https://www.contracts.mod.uk/ or any replacement thereof for government procurement opportunities in the defence sector.

“Defence Reform Act” (DRA) 2014 means the primary legislation applicable to single source procurement. In the context of DRA: a. ‘Single Source Contract Regulations’ (SSCR) 2014, means the secondary legislation applicable to single source procurement.

“DEFSTAN 05-138” means the Defence Standard 05-138 as amended or replaced from time to time.

“Design right” has the meaning ascribed to it by Section 213 of the Copyright, Designs and Patents Act 1988 (Clause 22A).

“Disaster” means a significant unplanned event which causes the SDE to be unavailable or which causes the Data to be corrupted, lost, or unavailable.

“Document” means all designs, drawings, specifications, software, electronic data, photographs, plans, surveys, reports, and all other documents and/or information prepared by or on behalf of the Contractor in relation to this Contract.

“DOTAS" means the Disclosure of Tax Avoidance Schemes rules which require a promoter of tax schemes to:

  - tell HM Revenue & Customs of any specified notifiable arrangements or proposals; and

  - provide prescribed information on those arrangements or proposals within set time limits as:

    - contained in Part 7 of the Finance Act 2004 and in secondary legislation made under powers contained in Part 7 of the Finance Act 2004; and as

    - extended to National Insurance Contributions by the National Insurance Contributions (Application of Part 7 of the Finance Act 2004) Regulations 2012, SI 2012/1868 made under s.132A Social Security Administration Act 1992.

“Electronic Information Sharing Agreement (EISA)” means the agreement (in the form of DEFFORM 687C) in respect of the Project to which each prospective User must be a party before Access is granted to that User.

“Expunge” means the removal of Data from the SDE whilst ensuring that a record of its existence is maintained in the Log.

“Unique Package Identifier” and “EUPI” means an identifier generated for contractor logistic support contracts. EUPIs comprise two parts, the first part being the identifier allocated by the Client and the second part being the identifier generated by the Contractor.

“Electronic Information” means all information generated, processed, transferred or otherwise dealt with under or in connection with the Contract, including but not limited to Data, recorded or preserved on any information system or electronic communications network.

“Employee” shall include any person who is an employee or director of the Contractor or who occupies the position of a director of the Contractor, by whatever title given.

“Environment” means all and any of the following media being water, air (wherever situate) as well as humans and their property, plants, animals and eco-systems.

“Environmental Information Regulations” is the Environmental Information Regulations 2004 and any guidance and/or codes of practice issued by the Information Commissioner in relation to such regulations.

“Environmental Laws”	all or any applicable law including common law, statute, civil code, statutory guidance or by-law in each case which has as its purpose or effect the protection of the Environment.

# “Evidence” means either:

- an invoice or delivery note from the timber supplier or Subcontractor to the Contractor specifying that the product supplied to the Client is Forest Stewardship Council FSC or Programme for the Endorsement of Forest Certification PEFC certified; or

- other robust evidence of sustainability or FLEGT licensed origin, as advised by CPET.

“Expected Work Locations” means the locations in the CAA specified in the Contract.

“Expected Modes of Transport” means the modes of transport to be used in the CAA for the transportation of the Contractor, the Contractor’s Employees, its Subcontractors, the Subcontractor’s Employees and LRWs specified in the Contract.

“Fidelity” means the extent to which the SDE System maintains Data without corruption or disturbance to its content as it is processed as required by the SDE SOR.

“Financial Management Information” means the value of work completed at a given point in time.

“Firm Price” means a price, agreed for the Articles or Services, or both, which is not subject to variation.

“Fixed Price” means a price, agreed for the Articles or Services, or both, that is subject to variation in accordance with the variation of price provisions of the Contract.

“FLEGT” means the Forest Law Enforcement, Governance and Trade initiative by the European Union to use the power of timber-consuming countries to reduce the extent of illegal logging.

“FOIA” is the Freedom of Information Act 2000 and any subordinate legislation made under this Act from time to time together with any guidance and/or codes of practice issued by the Information Commissioner in relation to such legislation.

“General Anti-Abuse Rule” means:

- the legislation in Part 5 of the Finance Act 2013; and

- any future legislation introduced into parliament to counteract tax advantages arising from abusive arrangements to avoid national insurance contributions.

“Good Industry Practice” means in relation to any undertaking and any circumstances, the exercise of skill, diligence, prudence, foresight and judgment and the making of any expenditure that would reasonably be expected from a skilled person in the same type of undertaking under the same or similar circumstances.

“Government Establishment” or “site” shall be deemed to include any owned or operated site by HM Government including Her Majesty's Ships or Vessels and Service Stations.

“Government Furnished Assets” and “GFA” means a generic term for any MOD asset such as equipment, information or resources issued or made available to the Contractor in connection with the Contract by or on behalf of the Client.

“Government Furnished Equipment” and “GFE” means a generic term for materiel loaned to a contractor. These are tangible items that the contractor must manage and account for. GFE consists of: (1) Jigs, Tools and Test Equipment (JTTE) is plant and equipment, jigs, tools, gauges, test equipment, moulds and dies required for production. The MOD may agree to fund the purchase of JTTE by the contractor where it is specific to the contract. DEFCON 23 (Clause 27L of this Contract) covers management of JTTE. The RFQ (ITT) should identify whether the tenderer needs to procure JTTE.

“Government Furnished Facilities” and “GFF” means buildings, parts of buildings, sites and other infrastructure issued or made available to the Contractor in connection with the Contract by or on behalf of the Client.

“Government Furnished Information” and “GFI” means information or data issued or made available to the Contractor in connection with the Contract by or on behalf of the Client.

“Government Furnished Resource” and “GFR” means MOD personnel loaned to the Contractor in connection with the Contract by or on behalf of the Client.

“Halifax Abuse Principle” means the principle explained in the CJEU Case C-255/02 Halifax and others.

# “Independent Verification” means that an evaluation is undertaken and reported by an individual or body:

  - whose organisation, systems and procedures conform to “ISO Guide 65:1996 (EN 45011:1998) General requirements for bodies operating product certification systems or equivalent”; and

  - who is accredited to audit against forest management standards by a body whose organisation, systems and procedures conform to “ISO 17011: 2004 General Requirements for Providing Assessment and Accreditation of Conformity Assessment Bodies or equivalent”.

“Information” means any information in any written or other tangible form disclosed to one party by or on behalf of the other party under or in connection with the Contract, including information provided in the tender or negotiations which preceded the award of the Contract (including information in connection with EISA – Clause 27F).

“Integrity” means the extent to which the SDE System safeguards and properly processes Data as required by the SDE SOR.

## “Intellectual Property Rights” or "IPRs" is:

  - copyright, rights related to or affording protection similar to copyright, rights in databases, patents and rights in inventions, semi-conductor topography rights, trade marks, rights in internet domain names and website addresses and other rights in trade names, designs, Know-How, trade secrets and other rights in Confidential Information;

  - applications for registration, and the right to apply for registration, for any of the rights listed at (a) that are capable of being registered in any country or jurisdiction; and

  - all other rights having equivalent or similar effect in any country or jurisdiction.

“International Labour Law Conventions” means the United Nations Convention of International Labour.

“ISN” means Industry Security Notices issued by the Client to the Contractor whether directly or by issue on the gov.uk website at: https://www.gov.uk/government/publications/industry-security-notices-isns.

- “Issued Property” means any item of Government Furnished Equipment, including any Articles in connection with which the Contractor is required under the Contract to carry out any Service, issued or otherwise furnished to the Contractor in connection with the Contract by or on behalf of the Client.

- “JSyCC WARP” means the Joint Security Co-ordination Centre MOD Defence Industry Warning, Advice and Reporting Point or any successor body notified by way of ISN.

“Law” is any law, statute, subordinate legislation within the meaning of section 21(1) of the Interpretation Act 1978, bye-law, enforceable right within the meaning of section 2 of the European Communities Act 1972, regulation, order, mandatory guidance or code of practice, judgment of a relevant court of law, or directives or requirements of any regulatory body with which the Contractor is bound to comply.

“Legal and Sustainable” means production and process methods, also referred to as timber production standards, as defined by the document titled “UK Government Timber Production Policy: Definition of legal and sustainable for timber procurement”. The edition current on the day the Client issued the Contract documents shall apply.

“Load” means to place Information on the SDE to make it accessible to the SDE such that it can be Retrieved by one or more Users.

“Log” means the record of communication with the SDE involving Access.

“Loss” includes damage or destruction.

"Local Military Commander" means the senior UK military person within a specific geographical area who is responsible for discipline, security and administration of that area and who for the purposes of this Condition shall be a Representative of the Client.

"LRWs" means Locally Recruited Workers, being workers who are engaged either by the Contractor or by its Subcontractors and who normally reside in the country or countries in which the contracted Services are being performed.

“Main Terms” means the terms that govern the entirety of the Project Contract.

- “Materiel” is a generic term meaning equipment (including fixed assets), stores, supplies and spares unless otherwise defined in this Agreement where that definition will apply.

- “MOD Identifiable Information” means all Electronic Information which is attributed to or could identify an existing or proposed MOD capability, defence activities or personnel and which the MOD requires to be protected against loss, misuse, corruption, alteration and unauthorised disclosure.

“Notices” means all notices, orders, or other forms of communication required to be given in writing.

“NSA/DSA” means, as appropriate, the National or Designated Security Client of the Contractor that is responsible for the oversight of the security requirements to be applied by the Contractor and for ensuring compliance with applicable national security regulations.

“OA” means an Operations Area, being an area of land, sea and airspace outside the British Isles but excluding the PJOBs and Germany unless a PJOB is included within an OA due to specific operational circumstances, defined by the Client and in which a joint UK operational commander (for a joint operations area), or a single service operational commander (for a single service operations area), plans and conducts military operations or exercises to accomplish a specific mission.

“Occasion Of Tax Non-Compliance (OOTNC)” means:

  - any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 is found on or after 1 April 2013 to be incorrect as a result of:

    - a Relevant Tax Authority successfully challenging the Contractor under the General Anti-Abuse Rule or the Halifax Abuse Principle or under any tax rules or legislation that have an effect equivalent or similar to the General Anti-Abuse Rule or the Halifax Abuse Principle;

    - the failure of an avoidance scheme which the Contractor was involved in, and which was, or should have been, notified to a Relevant Tax Authority under the DOTAS or any equivalent or similar regime; or

  - any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 gives rise, on or after 1 April 2013, to a criminal conviction in any jurisdiction for tax related offences which is not spent at the date this Contract came into effect or to a civil penalty for fraud or evasion.

“Officer in Charge” shall be deemed to include Officers Commanding Service Stations, Ships' Masters or Senior Officers, and Heads of Government Establishments.

"Operations" means any military action or the carrying out of any strategic, operational, tactical, service, training or administrative military mission or the process of carrying on combat including any movement, supply, attack, defence and manoeuvre needed to gain the objectives of any battle or campaign.

“OSI” means Operation Specific Information, being information specific to the CAA.

“A Pandemic Event means:

          - the COVID-19 coronavirus outbreak and/or any mutation thereof, but excludes any other outbreaks of an infection human disease;

          - any measures, recommendations, regulations and legislation issued by the government and/or public authorities in relation to the COVID-19 coronavirus outbreak from time to time; and/or

          - any consequences resulting from the COVID-19 coronavirus outbreak which are outside the reasonable control of the Contractor, which affects the works including without limitation the Contractor being unable to reasonably access the Site, delay in or non-delivery of any materials required for the works or the Contractor being unable to reasonably adequately resource the works.”

“Peculiar” parts are those designed specifically for the equipment concerned and having no other application.

“Person” includes any legal or natural person or persons.

“Personal Data” has the meaning given to it in the Data Protection Act 2018.

"Personnel” All employees, agents, Contractor’s and Subcontractors of either party as the case may be.

“PJOB” means a Permanent Joint Operating Base.

"procure" shall be interpreted as requiring the Contractor to use all reasonable efforts to cause the occurrence of the event or outcome concerned, provided that the Contractor shall remain responsible to the Authority to the full extent of its obligation in relation to that event or outcome if that event or occurrence does not occur. (DEFCON 697 only – Clause 17A).

“Prohibited Act” is:

  - to directly or indirectly offer, promise or give any person working for or engaged by the Client y or other Contracting Body or any other public body a financial or other advantage to:

    - induce that person to perform improperly a relevant function or activity; or

    - reward that person for improper performance of a relevant function or activity;

  - to directly or indirectly request, agree to receive or accept any financial or other advantage as an inducement or a reward for improper performance of a relevant function or activity in connection with this Contract;

  - committing any offence:

    - under the Bribery Act 2010 (or any legislation repealed or revoked by such Act),

    - under legislation or common law concerning fraudulent acts; or

    - defrauding, attempting to defraud or conspiring to defraud the Client; or

any activity, practice or conduct which would constitute one of the offences listed above if such activity, practice or conduct had been carried out in the UK.

“Project Brief” means the document or documents forming part of this Project Contract, describing the scope and nature of the Project, setting out the Client’s technical, management and commercial requirements and expected outcomes in respect of the Project, including all required quality standards and warranties, including all requirements in respect of insurances and securities, including all processes and procedures for management of communication, performance, quality, design, supply chain engagement, cost, payment, time, change, risk, health, and safety and all other project management processes and procedures, including the required approach to BIM as appropriate, and including all requirements in respect of sustainability, operation, and engagement with stakeholders and users.

“Project Contract” means this Contract, awarded by the Client to an Alliance member in respect of a Project in accordance with Schedule 8 (Direct Award Procedure and Competitive Award Procedure) of the National Framework for Capital Works Projects Overseas.

“Project Implementation” means all activities conducted for the purpose of implementing the Project.

“Project Manager” and “Equipment Support Manager” mean the authority so designated in the Contract.

“Project Team” means the individuals comprised of the Project Manager and Supervisor.

“Proprietary” parts are those for which the design rights are not held or shared by the Client.  For the purposes of this procedure, lists of proprietary parts shall include the actual manufacturer’s name address and part number, in addition to any reference allocated by the Contractor.

“Protective Measures” means appropriate technical and organisational measures which may include (as appropriate):

- pseudonymising and encrypting Personal Data;

- ensuring confidentiality, integrity, availability and resilience of  systems and services;

- ensuring that availability of and access to Personal Data can be restored in a timely manner after an incident; and

- regularly assessing and evaluating the effectiveness of such measures adopted by it, including those set out in DEFFORM 532 (Part 6, Schedule 7 of this Contract).

“Public Store Account (PSA)” means the primary record for accounting for receipts, usage and disposal or return of GFE of all loan types held under contract. The PSA may be a manual stock-record-card system or a computer system consistent with the contractor’s normal accounting system

“Qualifying Defence Contract” and “QDC” means a single source contract which has been assessed, and which meets the criteria for a contract to which the DRA and SSCR must apply.

# “Recycled Timber” means recovered wood that prior to being supplied to the Client had an end use as a standalone object or as part of a structure.  Recycled Timber covers:

- Pre consumer reclaimed wood and wood fibre and industrial by products but excluding sawmill co-products which fall within the category of Virgin Timber,

- Post consumer reclaimed wood and wood fibre, and driftwood,

- Reclaimed timber abandoned or confiscated at least ten years previously.

“Regulations” means the Public Contracts Regulations (SI 2015/108) as amended, extended, re-enacted or replaced from time to time and ‘Regulation’ means any one of them or (as the case may be) any specified provision of the Regulations.

“Relevant day” means the day which is thirty (30) calendar days after the relevant assessment date as detailed in clause 50.1.

“Relevant Requirements” are all applicable laws relating to bribery, corruption and fraud, including the Bribery Act 2010 and any guidance issued by the Secretary of State for Justice pursuant to section 9 of the Bribery Act 2010.

“Relevant Tax Authority” means HM Revenue & Customs, or, if applicable, a tax authority in the jurisdiction in which the Contractor is established.

“Representative of the Client” in any clause of the Contract means the person duly authorised by the Client to act for the purposes of the provision and identified in the Contract or in any subsequent notice to act for the purposes of the provision.

“Request for Information” is a request for information or an apparent request under the Code of Practice on Access to government Information, FOIA or the Environmental Information Regulations.

“Reporting Date” means 31 March (or such alternative date agreed between the parties (acting reasonably) in writing having regard for the end date of the Contractor's financial year) each year of the Contract Period.

“Retrieve” means retrieval of Information or other communication with the SDE other than Loading.

“Revenue” means the aggregate revenue (excluding VAT and before the application of any deduction, set-off or other remedy) that the Contractor has received under the Contract with the Client.

“Scope” has the same meaning as under NEC4 Engineering and Construction Contract. At the end of the definition insert: “including User Requirement Document/Statement of Need (URD/SoN)”.

“Secret Matter” means any matter connected with the Contract, or its performance which is designated by the Client in the security aspects letter annexed to the Contract or otherwise in writing as "Top Secret" or "Secret", and shall include any information concerning the content of such matter and anything which contains or may reveal that matter.

“Security Policy” means the Client’s security policy attached as Appendix 1 to Contract Schedule J (Security Policy) as may be updated from time to time.

“Security Policy Framework” means the HMG Security Policy Framework relating to the Government Security Classification policy as published by the Cabinet Office.

“Services” means all services (excluding the supply of Articles) which the Contractor is required under the Contract to perform or to fulfil.

“Service Administrator” means the individual appointed by the Contractor to administer the SDE Service.

“Shared Data Environment (SDE)” means the SDE System together with:

      - Information Accessed via the SDE System, and

      - any part of the computer and software infrastructure which is controlled by a User other than the Contractor;

“Shared Data Environment Service (SDE Service)” means the SDE Service specified in the SDE SOR, including the provision of an SDE System by means of which Information may be Accessed.

“Shared Data Environment System (SDE System)” means the computer and software infrastructure required for the SDE Service including the computer systems, networks, software, business processes and rules but excluding:

      - Information Accessed via that infrastructure, and

      - Any part of the computer and software infrastructure which is controlled by a User other than the Contractor.

“Short-Rotation Coppice” means a specific management regime whereby the poles of trees are cut every one to two years and which is aimed at producing biomass for energy. It is exempt from the UK Government timber procurement policy. For avoidance of doubt, Short-Rotation Coppice is not conventional coppice, which is subject to the timber policy.

“Single Source Regulations Office” (SSRO) means the Non-Departmental Public Body acting as the independent expert for MOD single source procurement.

“Sites” means any premises from which Contractor Deliverables are provided in connection with this Contract or from which the Contractor or any relevant Subcontractor manages, organises or otherwise directs the provision or the use of the Contractor Deliverables and/or any sites from which the Contractor or any relevant Subcontractor generates, processes, stores or transmits MOD Identifiable Information in relation to this Contract.

“SME” means Small and Medium-sized Enterprise, an enterprise falling within the category of micro, small and medium-sized enterprises defined by the Commission Recommendation of 6 May 2003 concerning the definition of micro, small and medium-sized enterprises.

- “Sub-contract” means any Sub-contract at any level of the supply chain, whether awarded directly by the Contractor or indirectly by any lower tier Subcontractor or Associated Company, which is entered into as a consequence of or in connection with this Contract. For the purpose of Clause 26.9, where the aggregate price and/or any other consideration (in each case excluding VAT and before the application of any deduction, set-off or other remedy) payable by the Contractor under that Sub-contract or purchase order is or is reasonably estimated to be greater than the sum of £25,000 (twenty five thousand pounds sterling).

- “Subcontractor” means any subcontractor engaged by the Contractor or by any other subcontractor of the Contractor at any level of subcontracting to provide Contractor Deliverables wholly or substantially for the purpose of performing (or contributing to the performance of) the whole or any part of this Contract and ‘Sub-contract’ shall be interpreted accordingly.

- “Sub-contract Revenue” means the aggregate revenue (excluding VAT and before the application of any deduction, set-off or other remedy) that any Subcontractor has been paid by the Contractor under a Sub-contract.

- “Sub-processor’” means any third Party appointed to process Personal Data on behalf of the Contractor related to the Contract.

“Supplier Cyber Protection Service” means the CSM Risk Assessment Process and CSM Supplier Assurance Questionnaire.

“TCN” means third country national, being an individual who is not a UK national.

“Timber and Wood-Derived Products” means timber (including Recycled Timber and Virgin Timber but excluding Short-Rotation Coppice) and any products that contain wood or wood fibre derived from those timbers. Such products range from solid wood to those where the manufacturing processes obscure the wood element.

“Transparency Information” means the content of this Contract in its entirety, including from time to time agreed changes to the Contract, and details of any payments made by the Client to the Contractor under the Contract.

“Timber policy” means the timber requirements to be complied with in line with the Government Procurement Policy.

“Unique Identifier” means is a numeric or alphanumeric string that is associated with a single entity within a given system.

“Unique Order Identifier” and “UOI” are identifiers generated by the Contracting, Purchasing & Finance (CP&F) electronic procurement tool for non inventory purchase orders.

“Unique Receipt Reference Identifier” and “URRI” are identifiers generated by CP&F for inventory purchase orders.

“User” means a party to the EISA.

“User Protocol” means the document that is appended to the EISA and which describes the overall architecture of the SDE, including the elements provided by the Contractor and those provided by other Users, the shared business processes, Information management arrangements, technical interface requirements and administrative procedures necessary for Users to operate effectively within the SDE.

“VCSE” means Voluntary, Community and Social Enterprise, a non-governmental organisation that is value-driven and which principally reinvests its surpluses to further social, environmental or cultural objectives.

“Virgin Timber” means Timber and Wood-Derived Products that do not include Recycled Timber.

12.2		Renumber this paragraph as 12.2.1.

12.2.1		After Clause 12.2.1, insert a new Clause 12.2.2:

“12.2.2	Each Party hereby warrants to each other that entry into the Contract does not and performance thereof will not in any way violate or conflict with any provision of law, statute, rule, regulation, judgement, writ, injunction, decree or order applicable to it; and that the Contract does not conflict with or result in a breach or termination of any provision of, or constitute a default under any mortgage, contract or other liability, charge or encumbrance upon any of its properties or other assets.”

12.5		Insert new Clause 12.5:

“12.5	References to any enactment, order, regulation, or other similar instrument shall be construed as a reference to the enactment, order, regulation, or instrument as amended or consolidated by any subsequent enactment, order, regulation, or instrument.”

12.6		Insert new Clause 12.6

“12.6	The heading to any Contract condition shall not affect the interpretation of that condition.”

12.7		Insert new Clause 12.7

“12.7	Any decision, act, or thing which the Client is required or authorised to take or do under the Contract may be taken or done only by any person authorised, either generally or specifically, by the Client to take or do that decision, act, or thing on behalf of the Client.”

12.8		Insert New Clause 12.8

“12.8		Unless excluded within the terms of the Contract or where required by law:

a. references to submission of documents in writing shall include electronic submission; and

b. any requirement for a document to be signed or references to signatures shall be construed to include electronic signature, provided that a formal method of authentication as agreed between the parties is employed and the agreed method recorded in the Contract.”

13.9		Insert new Clause 13.9 (DEFCON 526):

“Notices

13.9.1	Notices under or in connection with this Contract shall be:

13.9.1.1 	given in writing;

13.9.1.2 	authenticated by signature or by such other method as agreed between the parties;

13.9.1.3	marked for the attention of the appropriate department or officer; and

13.9.1.4	marked in a prominent position with the relevant Contract number.

13.9.2		Notices should be delivered by:

13.9.2.1	hand;

13.9.2.2	first-class prepaid post (or airmail, in the case of Notices to or from overseas);

13.9.2.3	facsimile;

13.9.2.4	telex; or

13.9.2.5	electronic mail, where such a means of communication has been agreed for the purposes of the Contract

13.9.3  	Notices shall be deemed to have been received:

13.9.3.1 	if delivered by hand, on the day of delivery if it is the recipient's Business Day and otherwise on the first Business Day of the recipient immediately following the day of delivery;

13.9.3.2	if sent by first-class prepaid post (or airmail, if appropriate), on the third Business Day (or on the tenth Business Day, in the case of airmail) after the day of posting;

13.9.3.3	if sent by facsimile, telex or other electronic means;

- if transmitted between 09.00 and 17:00 hours on a Business Day (recipient's time) on completion of receipt by the sender of verification of the transmission from the receiving instrument; or

- if transmitted at any other time, at 09.00 on the first Business Day (recipient's time) following the completion of receipt by the sender of verification of the transmission from the receiving instrument.

13.9.4	The addresses (including electronic addresses) of each party to the Contract to which all Notices shall be sent are those specified in the Contract, or such other address as either party may by written Notice specify to the other for the purpose of this Clause.

13.9.5	Where either party requests written confirmation of any communication which does not constitute a Notice such request shall not unreasonably be refused.

13.10	Insert a new Clause 13.10 (DEFCON 503):

Formal amendments to contract

13.10.1	The Contract shall only be amended by the written agreement of the duly authorised representatives of the parties.

13.10.2	The written agreement shall consist of the:

13.10.2.1	issue of a serially numbered amendment letter, by the Client; and

13.10.2.2	unqualified acceptance of the offer from the Contractor.

The amendment shall come into force only when the Contractor has returned the DEFFORM 10B (Part 6, Schedule 1 of this Contract) as an unqualified acceptance of the Client's offer.

13.10.3	No Contract amendment shall come into effect unless it satisfies Clauses 13.10.1 and 13.10.2.

13.10.4	Where an amendment to Scope results in a Contract Price change, that price shall be agreed prior to any formal amendments to the contract.

13.10.5	Number not used.

13.10.6	Where necessary the Contractor shall either confirm the existing Parent Company Guarantee is relevant or provide a revised Parent Company Guarantee, with the DEFFORM 10B (Part 6, Schedule 1 of this Contract).

Insert a new Clause 13.11 (DEFCON 620):

“Contract Change Control Procedure

Authority Changes

13.11.1	Subject always to DEFCON 503 (Formal Amendments to Contract) (Clause 13.10 of this Contract), the Client shall be entitled, acting reasonably, to require changes to the Contractor Deliverables (a "Change") in accordance with this Clause 13.11.

Notice of Change

13.11.2.1 	If the Client requires a Change, it shall serve a Notice ("Client Notice of Change") on the Contractor.

13.11.2.2 	The Client Notice of Change shall set out the change required to the Contractor Deliverables in sufficient detail to enable the Contractor to provide a written proposal (a "Contractor Change Proposal") in accordance with Clause 13.11.3 below.

Contractor Change Proposal

13.11.3.1 	As soon as practicable, and in any event within fifteen (15) Business Days (or such other period as the Parties may agree) after having received the Client Notice of Change, the Contractor shall deliver to the Client a Contractor Change Proposal.

      - The Contractor Change Proposal shall include:

    - the effect of the Change on the Contractor’s obligations under the Contract;

    - detailed breakdown of any costs which result from the Change;

    - the programme for implementing the Change;

    - any amendment required to this Contract as a result of the Change, including, where appropriate, to the Contract Price; and

    - such other information as the Client may reasonably require.

13.11.3.3	The price for any Change shall be based on the prices (including all rates) already agreed for the Contract and shall include, without double recovery, only such charges that are fairly and properly attributable to the Change.

Contractor Change Proposal – Process and Implementation

13.11.4.1 	As soon as practicable after the Client receives a Contractor Change Proposal, the Client shall:

    - Evaluate the Contractor Change Proposal;

    - Where necessary, discuss with the Contractor any issues arising and following such discussions the Client may modify the Client Notice of Change and the Contractor shall as soon as practicable, and in any event not more than ten (10) Business Days (or such other period as the Parties may agree) after receipt of such modification, submit an amended Contractor Change Proposal.

13.11.4.2 	As soon as practicable after the Client has evaluated the Contractor Change Proposal (amended as necessary) the Client shall:

    - Indicate its acceptance of the Contractor Change Proposal by issuing a serially numbered amendment letter in accordance with DEFCON 503 (Formal Amendments to Contract) (Clause 13.10 of this Contract); or

    - Serve a Notice on the Contractor rejecting the Contractor Change Proposal and withdrawing (where issued) the Client Notice of Change.

13.11.4.3	If the Client rejects the Change Proposal it shall not be obliged to give its reasons for such rejection.

13.11.4.4	The Client shall not be liable to the Contractor for any additional work undertaken or expense incurred unless a Contractor Change Proposal has been accepted in accordance with Clause 13.11.4.(a) above.

Contractor Changes

13.11.5	If the Contractor wishes to propose a Change, it shall serve a Contractor Change Proposal on the Client, which shall include all of the information required by Clause 13.11.3.2 above, and the process at Clause 13.11.4.1- 13.11.4.4 above shall apply.”

[13.12		Insert a new Clause 13.12 (DEFCON 643):

“Price Fixing (Non-qualifying contracts)

13.12.1.1	The Client shall pay fair and reasonable prices to the Contractor in respect of the Contractor Deliverables, such prices to be fixed as soon as practicable by agreement between the Client and the Contractor.

13.12.1.2	In the event of delay in fixing prices, fair and reasonable provisional prices shall be fixed by the Client, and the Client reserves the right to alter from time to time the provisional prices so fixed. The Client shall pay to the Contractor the amount by which any sum payable on the basis of the prices finally fixed exceeds any sum paid on the basis of the provisional prices and the Contractor shall pay to the Client the amount by which any sum paid on the basis of provisional prices exceeds the sum payable on the basis of prices finally fixed. In the event of any alteration of the provisional prices similar provisions for payment and repayment shall apply.

13.12.1.3	For the purpose of fixing prices the Contractor shall (subject to Clause 4 below) at all times before prices have been finally fixed:

a. maintain a record of details of the costs of production or performance of the Contractor Deliverables (including, for example, details of times taken and of wage rates paid) as may be available from its normal accounting procedures and any further detail of those costs as the Client may from time to time reasonably require (including details of the costs of production or performance of such substantial parts of any of the Contractor Deliverables as the Client may specify in any such requirement) as being necessary for the purpose of determining such costs with reasonable accuracy: provided that a requirement under this sub-clause shall not apply so as to impose any obligation on the Contractor to maintain a record of any such further details in respect of any costs of production or performance of the Contractor Deliverables incurred before the date on which that requirement is made; and

b. when requested by the Client, provide a summary of any of the costs mentioned in sub-clause 13.12.1.3.a. above in such form and detail as the Client may reasonably require;

c. provide such facilities as the Client may reasonably require for its representatives to visit the Contractor’s premises and examine:

- any or all of the processes involved in the manufacture or performance of the Contractor Deliverables in order to estimate the costs; and

(2) the records maintained under sub-clause 13.12.1.3.a. above;

d. maintain and on request provide details of its plans for the manufacture or performance of the Contractor Deliverables as the Client may reasonably require. The details shall, on request by the Client, be confirmed or brought up to date in any respect which might significantly affect the costs of production or performance of the Contractor Deliverables; and

e. maintain and on request provide such details as the Client may reasonably require in order that it may be satisfied that the prices paid by the Contractor to Subcontractors and suppliers are fair and reasonable.

13.12.1.4	Where, at any time after the Contract has been made, the Contractor quotes to the Client a firm price for any of the Contractor Deliverables, then clause 13.12.1.3 above (except sub-clause 13.12.1.3.c.(1)) shall cease to apply in relation to those Contractor Deliverables (but not in relation to any other of the Contractor Deliverables) after the expiration of such period as shall be specified in the Contract for the purposes of this Clause, commencing with the date on which the quotation is made: provided that where the Client is of the opinion that it is necessary that Clause 13.12.1.3  should continue to apply for the purpose of reaching agreement on fair and reasonable prices for the Contractor Deliverables in question, and gives notice to the Contractor in writing that the period should be extended, then Clause 13.12.1.3 shall continue to apply in relation to those Contractor Deliverables for such further period as may be specified in the notice or in any subsequent notice given. Further to the provisions of DEFCON 526 (Clause 13.9) a written notice under the terms of this Clause shall not be effective unless it is signed on behalf of the Client by one of its officers not below the level of Director Commercial.

13.12.1.5	If, in connection with or for the purposes of the Contract, at any time before prices for the Contractor Deliverables have been finally fixed, any Sub-contract, the price of which exceeds £250,000 (or a greater amount as agreed between the parties and specified in the Contract), is placed by the Contractor with a Subcontractor (including a subsidiary company or firm) otherwise than by acceptance of the lowest acceptable competitive tender, then, unless otherwise agreed in writing by the Client, the Contractor shall:

a.

(1) include, in any such Sub-contract which is not a fixed price Sub-contract, the provisions set out in Part I of the Appendix (Clause 13.12.2) to this Clause and, in any such Sub-contract which is a fixed price Sub-contract, the provisions set out in Part II of that Appendix (Clause 13.12.3); or

(2) at its discretion and provided the Client does not direct to the contrary, include Clause 13.12.1.3.a, 13.12.1.3.b. and .3.c. in Sub-contracts not exceeding £250,000 (or such other amount as agreed between the parties and specified in the Contract); and

b. take all reasonable steps to secure the due observance by the Subcontractor of its obligations under the said provisions.

13.12.1.6	In this Clause, the expression 'fixed price Sub-contract' means a Sub-contract in which the prices are fixed at the time the Sub-contract is made, including those which contain provision for variation of any prices so fixed by reason only of changes in wage rates or prices of materials.

13.12.1.7	Except where necessary for proper compliance with the requirements of any person acting in the capacity of an arbitrator under any provision of the Contract, the Client shall not disclose to any person outside any Central Government Body any information obtained by it in consequence of the application of any of the provisions of this Clause.

Appendix I - Part I - Provisions To Be Included In Sub-contracts, Including Those With A Subsidiary Company Or Firm, Which Are Not Fixed Price Sub-contracts

13.12.2.1	Fair and reasonable prices shall be paid to the Subcontractor in respect of the Contractor Deliverables to be to be supplied or performed under this Sub-contract, such prices to be fixed as soon as practicable by agreement between the Contractor and the Subcontractor.

13.12.2.2	In the event of delay in fixing prices, fair and reasonable provisional prices shall be fixed by the Contractor and the Contractor reserves the right to alter from time to time the provisional prices so fixed. The Contractor shall pay to the Subcontractor the amount by which any sum payable on the basis of the prices finally fixed exceeds any sum paid on the basis of the provisional prices and the Subcontractor shall pay to the Contractor the amount by which any sum paid on the basis of provisional prices exceeds the sum payable on the basis of prices finally fixed. In the event of any alteration of the provisional prices similar provisions for payment and repayment shall apply.

13.12.2.3	The Subcontractor shall, at all times before prices for the Contractor Deliverables under this Sub-contract have been finally fixed:

a. maintain a record of details of the costs of production or performance of the Contractor Deliverables (including, for example, details of times taken and of wage rates paid) as may be available from its normal accounting procedures and any further detail of those costs as the Client, may from time to time reasonably require (including details of the costs of production or performance of such substantial parts of any of the those Contractor Deliverables as the Client may specify in any such requirement) as being necessary for the purpose of determining such costs with reasonable accuracy: provided that a requirement under this sub-clause shall not apply so as to impose any obligation on the Subcontractor to maintain a record of any such further details in respect of any costs of production or performance of the Contractor Deliverables incurred before the date on which that requirement is made;

b. when requested by the Client, provide to the Client a summary of any of the costs mentioned in sub-clause 13.12.2.3.a. above in such form and detail as the Client may reasonably require;

c. provide such facilities as the Client may reasonably require for its representatives to visit the Subcontractor’s premises and examine:

(1) any or all of the processes involved in the manufacture or performance of those Contractor Deliverables in order to estimate the costs of their production or performance; and

(2) the records maintained under sub-clause 13.12.2.3.a. above; and

d. maintain and on request provide details to the Client of its plans for the manufacture or performance of those Contractor Deliverables as the Client may reasonably require. The details shall on request by the Client, be confirmed or brought up to date in any respect which might significantly affect the costs of production or performance of those Contractor Deliverables.

13.12.2.4	For the purpose of estimating the cost of production or performance of the Contract Deliverables to be supplied or performed under the main contract, the Subcontractor shall, at all times before prices for those Contractor Deliverables have been finally fixed (whether before or after the prices for the Contractor Deliverables to be supplied or performed under this Sub-contract have been finally fixed), provide such facilities as the Client may reasonably require for its representatives to visit the Subcontractor’s premises and examine any or all of the processes involved in, and the plans for, the manufacture or performance of those Contractor Deliverables.

13.12.2.5	In this Clause, the expression 'the main contract' means the Contract between the Client and the Contractor in connection with which, or for the purposes of which, this Sub-contract has been made.

Appendix II - Part II - Provisions To Be Included In Sub-contracts Which Are Fixed Price Sub-contracts Including Those With A Subsidiary Company Or Firm

13.12.3.1	For the purpose of estimating the costs of production or performance of the Contractor Deliverables under the main contract, the Subcontractor shall, at all times before prices for those Contractor Deliverables have been finally fixed, provide such facilities as the Client may reasonably require for its representatives to visit the Subcontractor’s premises and examine any or all of the processes involved in, and the plans for, the manufacture or performance of the Contractor Deliverables under this Sub-contract.

13.12.3.2	In this Clause, the expression 'the main contract' means the Contract between the Client and the Contractor in connection with which, or for the purposes of which, this Sub-contract has been made.”]

13.13	Insert a new Clause 13.13 (DEFCON 566):

“Change of control of Contractor

13.13.1 	The Contractor shall notify the Representative of the Client at the address given in Clause 13.13.3, as soon as practicable, in writing of any intended, planned or actual change in control of the Contractor, including any Subcontractors. The Contractor shall not be required to submit any notice which is unlawful or is in breach of either any pre-existing non-disclosure agreement or any regulations governing the conduct of the Contractor in the UK or other jurisdictions where the Contractor may be subject to legal sanction arising from issuing such a notice.

13.13.2	For the purposes of this Clause ‘control’ means the power of a person to secure that the affairs of the Contractor are conducted in accordance with the wishes of that person by:

a. means of the holding of shares, or the possession of voting powers in, or in relation to, the Contractor; or

b. virtue of any powers conferred by the constitutional or corporate documents, or any other document, regulating the Contractor,

and a change of control occurs if a person who controls the Contractor ceases to do so or if another person acquires control of the Contractor.

13.13.3	Each notice of change of control shall be taken to apply to all contracts with the Client. Notices shall be submitted to:

Mergers & Acquisitions Section

Strategic Supplier Management Team

Spruce 3b #1301

MOD Abbey Wood

Bristol

BS34 8JH

13.13.4	The Representative of the Client shall consider the notice of change of control and advise the Contractor in writing of any concerns the Client may have. Such concerns may include but are not limited to potential threats to national security, the ability of the Client to comply with its statutory obligations or matters covered by the declarations made by the Contractor prior to Contract Award.

13.13.5	The Client may terminate the Contract by giving written notice to the Contractor within six months of the Client being notified in accordance with Clause 13.13.1. The Client shall act reasonably in exercising its right of termination under this Clause.

13.13.6	If the Client exercises its right to terminate in accordance with Clause 13.13.5 the Contractor shall be entitled to request the Client to consider making a payment representing any commitments, liabilities or expenditure incurred by the Contractor in connection with the Contract up to the point of termination. Such commitments, liabilities or expenditure shall be reasonably and properly chargeable by the Contractor, and shall otherwise represent an unavoidable loss by the Contractor by reason of the termination of the Contract. Any payment under this Clause 13.13.6 must be fully supported by documentary evidence. The decision whether to make such a payment shall be at the Client’s sole discretion.

13.13.7	Notification by the Contractor of any intended, planned or actual change of control shall not prejudice the existing rights of the Client or the Contractor under the Contract nor create or imply any rights of either the Contractor or the Client additional to the Client’s rights set out in this Clause.”

15.4		At the end of the Clause insert:

“No decision taken at an early warning meeting shall operate to change the contractual allocation of risk hereunder, unless specifically instructed otherwise in writing by the Project Manager.”

17.1		Delete Clause 17.1 and substitute with:

“The Project Manager or the Contractor notifies the other as soon as either becomes aware of any mistake, inaccuracy, discrepancy or omission in or between the Scope and any other document forming part of this Contract or if the [ ] Price for the works will increase due to such mistake, inaccuracy, discrepancy or omission. The Project Manager gives an instruction as to how the mistake, inaccuracy, discrepancy or omission is to be dealt with. Compliance with such an instruction by the Contractor shall not constitute a compensation event where the instruction relates to any mistake, inaccuracy, discrepancy or omission in the design of the works or in any part of the Scope or any other document forming part of this Contract which was provided by the Contractor.”

[17A		Insert new Clause 17A:

“Contractors On Deployed Operations

17A.1

General

17A.1.1	This Condition and Defence Standard (Def Stan) 05-129 (Issue 5) shall become effective when a requirement under the Contract requires the Contractor or its Subcontractors or both, to Deploy to undertake tasks at Expected Work Locations in a CONDO Applicable Area (CAA) identified in CONDO Form 2.

17A.1.2	 If there is any conflict between the terms of this Condition and Def Stan 05-

129 (Issue 5), the terms of this Condition shall prevail.

17A.1.3	The terms of Clauses 13, 14 and 15 of this Condition shall take precedence over Clause 2 of DEFCON 76 (Clause 29E of this Contract). The terms of Clauses 19, 20 and 21 of this Condition shall take precedence over Clause 12 of DEFCON 76 (Clause 29E of this Contract). The terms of Clauses 22, 23 and 40 of this Condition shall take precedence over Clause 11 of DEFCON 76 (Clause 29E of this Contract).

Authority to Deploy

17A.2.1	The Contractor  shall  not  and  shall  procure  that  the  Contractor’s Employees, its Subcontractors and the Subcontractor’s Employees do not move into or within the CAA in connection with the performance of the Contract until the Contractor has:

17A.2.1.1 provided the Client with all required information for the completion of Part 3 of CONDO Form 1 and CONDO Form 2, as provided in Def Stan05-129 (Issue 5);

17A.2.1.2 received the Client’s Authority to Deploy in CONDO Form 2, issued as provided in Def Stan 05-129 (Issue 5);

17A.2.1.3 confirmed that the Contractor’s Employees and Subcontractor’s Employees have completed the CONDO related training specified by the Client;

17A.2.1.4 confirmed that the Contractor’s Employees and Subcontractor’s Employees are medically and dentally fit to Deploy and to undertake the tasks to which they are assigned, including being properly immunised;

17A.2.1.5 provided the Client with Form T-SL-DES01, completed as provided in Def Stan 05-129 (Issue 5), and, on the receipt by the Contractor of a signed Form T-SL-DES01, confirmed that it has notified the Contractor’s Employees and Subcontractor’s Employees of their status as civilians subject to service discipline and their respective nominated Commanding Officer in the CAA;

17A.2.1.6 received confirmation that the Contractor’s Employees and Subcontractor’s Employees have been security cleared to the levels stated in the Contract for the particular tasks;

17A.2.1.7 confirmed receipt of an appropriate identity card or TCN card issued by the Client in respect of each individual listed in CONDO Form 2; and

17A.2.1.8 confirmed that it has undertaken appropriate risk assessments in relation to the Expected Work Locations and the Expected Modes of Transport, which support the Deployment.

The Client’s Right to Withhold, Withdraw, Move and Remove

17A.3.1	The Client may at any time and from time to time for any operational reason which the Client in its absolute discretion shall determine:

17A.3.1.1 withhold or withdraw Client to Deploy;

17A.3.1.2 move or require the removal of the Contractor or a Subcontractor from its current location to a location determined to be appropriate by the Client in discharging its responsibility under Clause 17A.16.1;

17A.3.1.3 move or require the removal of any of the Contractor’s Employees, Subcontractors’ Employees or LRWs from their current location to a location determined to be appropriate by the Client in discharging its responsibility under Clause 17A.16.1 or in response to the Contractor’s Employees, Subcontractor’s Employees, or LRWs not acting in accordance with Clause 17A.10.1. The Contractor shall, as soon as reasonably practicable, move or remove any Contractor’s Employee, Subcontractor’s Employee or LRW whom the Client requires to be moved or removed.

17A.3.2	Where practicable and subject to operational constraints, the Client shall inform the Contractor of its intentions prior to moving the Contractor’s Employees, the Subcontractor’s Employees and LRWs in accordance with Clause.

17A.3.3	Where the Client moves the Contractor’s Employees, the Subcontractor’s Employees and LRWs in accordance with Clause 17A.3.1  without informing the Contractor, the Client shall, as soon as reasonably practicable within operational constraints, notify the Contractor of the location to which the Contractor’s Employees, the Subcontractor’s Employees and LRWs have been moved.

17A.3.4	The Client shall not be obliged to give reasons for taking any action in accordance with Clause 17A.3.1 but may, in its sole discretion, indicate its reasons.

17A.3.5	Notwithstanding the provisions of Clause 17A.3.4, in the event that the Contractor is involved in any employment claim or dispute arising in connection with any action taken by the Client under Clause 17A.3.1, the Client shall, where reasonably practicable, provide to the Contractor any relevant information that the Contractor may reasonably request for the purpose of addressing any such claim or dispute, except any such information the provision of which would be contrary to the interests of national security, in breach of a confidentiality or contractual obligation of the Client, contrary to a statutory requirement or Government policy or as otherwise reasonably specified by the Client.

The Client’s right to move between Expected Work Locations

17A.4	The Client may at any time and from time to time move the Contractor’s Employees, the Subcontractor’s Employees and LRWs between Expected Work Locations using the Expected Modes of Transport to undertake the tasks specified in the Contract. Where the Client moves the Contractor’s Employees, the Subcontractor’s Employees and LRWs between Expected Work Locations for periods of longer than 24 hours, the Client shall, where practicable and where this has been requested by the Contractor, inform the Contractor prior to moving the Contractor’s Employees, the Subcontractor’s Employees and LRWs or, where this is not practicable or has not been requested by the Contractor, as soon as reasonably practicable within operational constraints.

The Client’s right to move to new work locations which are not Expected Work Locations

17A.5	The Client may at any time require the movement of the Contractor’s Employees, the Subcontractor’s Employees and LRWs to new work locations which are not Expected Work Locations to undertake the tasks specified in the Contract. Where the Client requires the Contractor’s Employees, the Subcontractor’s Employees and LRWs to move to undertake tasks at new work locations which are not Expected Work Locations, the Client shall request the Contractor’s prior written approval of the movement, such approval not to be unreasonably withheld. The Contractor shall provide such approval or the reasons for declining to provide such approval within 72 hours of the Client’s request or within such other time period as is specified in the Contract. When a new work location is agreed, the Contract shall be amended to add that new work location to the list of Expected Work Locations and to make any associated adjustments to the Contract that may be required.

Provision of Life Support Facilities

17A.6.1	The Contractor shall provide living accommodation, laundry facilities, feeding, potable water, transport and fuel for the Contractor’s Employees unless otherwise agreed with the Client in the Contract.

17A.6.2	The Client shall provide, where available, access for the Contractor’s Employees and Subcontractor’s Employees to any existing facilities for personal welfare, communications, entertainment and recreation, which are provided for the use of military personnel, unless otherwise agreed with the Contractor in the Contract.

17A.6.3	The Contractor shall pay any specified charges for the use of the facilities specified in Clauses 17A.6.1 and 17A.6.2.

17A.6.4	The Client may, at its discretion, provide chaplaincy services to the Contractor’s Employees and Subcontractor’s Employees without charge where such services are available.

17A.6.5	The Client shall provide an operational specific medical warning notice(s) to the Contractor prior to the Contractor, the Contractor’s Employees, its Subcontractors and the Subcontractor’s Employees being Deployed, providing, where appropriate, information supplementing that provided by the Foreign and Commonwealth Office, on medical issues specific to the CAA.

17A.6.6	The Contractor shall ensure that the Contractor’s Employees, and shall procure that the Subcontractor’s Employees, are medically fit and dentally fit to Deploy and to undertake the tasks to which they are assigned, including, taking into account any notices issued under Clause 17A.6.5, being appropriately immunised.

17A.6.7	Unless otherwise specified by the Client in the Contract and where medical facilities exist, the Client shall provide to the Contractor’s Employees and Subcontractor’s Employees, free of charge, medical treatment and emergency dental treatment, equivalent to that provided to military personnel whilst Deployed.

17A.6.8 	Where the Contractor’s Employees or Sub Contractor’s Employees have been Deployed in breach of Clause 17A.6.6 the Client reserves the right to:

17A.6.8.1 charge the Contractor reasonable and proper charges for the provision of medical or dental treatment; or

17A.6.8.2 move or require the removal of any such Contractor’s Employees or Subcontractor’s Employees following the exercise of its right under Clause 17A.6.8.1

17A.6.9 	The Client shall provide, free of charge, first-aid treatment to LRWs whilst they are at an Expected Work Location or travelling between Expected Work Locations, in support of the Contract.

17A.6.10 	With regard to medical evacuation:

17A.6.10.1 the Contractor shall be responsible for the medical evacuation of both the Contractor’s Employees and Subcontractor’s Employees unless otherwise notified by the Client;

17A.6.10.2 where it is not safe or practicable for the Contractor to discharge its responsibilities under Clause 17A.6.10.1, the Client shall, where reasonably practicable, move Contractor’s Employees and Subcontractor’s Employees to a safe area from which the Contractor is able to take over the medical evacuation of the Contractor’s Employees or Subcontractor’s Employees, on either a repayment basis or, at the Client’s discretion, free of charge.

17A.6.11	With regard to repatriation:

17A.6.11.1 the Contractor shall be responsible for the repatriation of deceased Contractor’s Employees and deceased Subcontractor’s Employees unless otherwise notified by the Client;

17A.6.11.2 where it is not safe or practicable for the Contractor to discharge his responsibilities under Clause 17A.6.11.1, the Client shall, where reasonably practicable, move deceased Contractor’s Employees and deceased Subcontractor’s Employees to a safe area from which the Contractor is able to take over the repatriation of deceased Contractor’s Employees and deceased Subcontractor’s Employees, on either a repayment basis or, at the Client’s discretion, free of charge.

17A.6.12	The Client may provide, at its discretion, subject to compliance with the processes set out in Def Stan 05-129 (Issue 5), personal cheque encashment facilities to those of the Contractor’s Employees and Subcontractor’s Employees who are Deployed, but not to LRWs, where such facilities are available to military personnel.

The Contractor’s Obligations – Risk Assessments

17A.7.1	The Contractor shall carry out risk assessments for all Expected Work Locations in the CAA and for the Expected Modes of Transport to and between Expected Work Locations, as set out in the Contract, and, as far as is practicable, shall maintain their currency during the term of any Deployment. The Client shall provide information in support of such risk assessments as far as it is able.

17A.7.2	Where:

17A.7.2.1 the Contractor's risk assessment demonstrates that the safety environment at an Expected Work Location within the CAA or in respect of the Expected Modes of Transport to and between the Expected Work Locations provides justification either not to Deploy the Contractor’s Employees and Subcontractor’s Employees or to withdraw the Contractor’s Employees, Subcontractor’s Employees and LRWs from an existing Deployment; or

17A.7.2.2 the Contractor does not have sufficient information to undertake a proper risk assessment;

the Contractor may decline to provide personnel for a task or withdraw them from an existing Deployment in accordance with Clause 17A.8.

The Contractor’s Obligations – Right to Withdraw

17A.8	If the Contractor’s risk assessment demonstrates the circumstances set out in Clause 17A.7.2.1 or the Contractor does not have sufficient information to undertake a proper risk assessment in accordance with Clause 17A.7.2.2:

17A.8.1 the Contractor shall inform the Client at the earliest opportunity;

17A.8.2 whilst the Contractor is considering whether or not to Deploy the Contractor’s Employees and Subcontractor’s Employees, or to withdraw the Contractor’s Employees, Subcontractor’s Employees and LRWs, the Contractor shall keep the Client informed of the Contractor’s intentions by means of regular updates;

17A.8.3 the Contractor shall consult with the Client to ensure that there is an informed exchange of information and to discuss the Contractor’s concerns.

The Contractor shall consider as part of its ongoing risk assessment any additional information provided by the Client which may become available. If the Client considers that any withdrawal required by the Contractor cannot be carried out safely, the Client will inform the Contractor at the earliest opportunity;

17A.8.4 if, following such consultation, discussion and further consideration, the Contractor decides that the safety environment is such that the Contractor’s Employees and Subcontractor’s Employees will not be Deployed or the Contractor’s Employees, Subcontractor’s Employees and LRWs will be withdrawn, the Contractor shall notify the Client of its decision without delay.

The Contractor’s Obligations – Personnel

17A.9.1	The Contractor shall provide to the Client all information necessary for the completion of Part 3 of CONDO Form 1 and CONDO Form 2 and shall provide to the Client duly completed CONDO Form 4A, CONDO Form 4B and Form T- SL-DES01 (as provided in Def Stan 05-129 (Issue 5)) no later than 48 hours prior to the Contractor being Deployed.

17A.9.2	The Contractor shall provide to the Client a duly completed CONDO Form 3 (as provided in Def Stan 05-129 (Issue 5)) by the fifth day of each month once Deployed and shall keep an accurate record of the details provided to the Client.

17A.9.3	If the Contractor becomes aware that any of the Contractor’s Employees, Subcontractor’s Employees or LRWs has died, suffered a serious accident, suffered injury, become a prisoner of war or been taken hostage, the Contractor shall ensure that the Client and the next of kin of the Contractor’s Employee or LRW concerned, and procure that the next of kin of the Subcontractor’s Employee or LRW concerned, are informed as quickly as possible.

The Contractor’s Obligations – Conduct

17A.10.1	The Contractor shall require the Contractor’s Employees, Subcontractor’s Employees and LRWs to act in a responsible manner and shall require the Contractor’s Employees, Subcontractor’s Employees and LRWs to make themselves aware of and comply with the Local Military Commander’s orders, instructions, regulations and procedures.

17A.10.2	The Contractor shall, as far as it is able and based on the information available to it:

17A.10.2.1 inform the Contractor’s Employees and procure that the Subcontractor informs the Subcontractor’s Employees, prior to them being Deployed, of their status whilst they are Deployed;

17A.10.2.2 inform the Contractor’s LRWs and procure that the Subcontractor informs the Subcontractor’s LRWs of their status whilst they are at an Expected Work Location or travelling between Expected Work Locations in support of the Contract;

17A.10.2.3 provide updates in relation to their respective status as appropriate.

17A.10.3	The Contractor shall ensure that the Contractor’s Employees, and shall procure that the Subcontractor’s Employees and LRWs are aware that they may at any time be subject to a search of their person, property or vehicles and require their co-operation in relation to any such search.

17A.10.4	The Contractor shall require the Contractor’s Employees and Subcontractor’s Employees to report to the Client’s nominated CAA entry and exit points respectively on arrival and departure from the CAA and, during the Deployment, to any reporting point within the CAA nominated by the Client.

17A.10.5	The Contractor shall ensure that the Contractor’s Employees and shall procure that the Subcontractor’s Employees and LRWs report to the Client’s nominated briefing centre as specified by the Client for operational briefings as required by the Client.

17A.10.6	If the Client, in its absolute discretion, restricts the movement, within the CAA, of the Contractor, the Contractor’s Employees, the Subcontractor, the Subcontractor’s Employees and LRWs, the Contractor shall inform the Contractor’s Employees, the Subcontractor, the Subcontractor’s Employees and LRWs as soon as practicable and require the Contractor’s Employees, the Subcontractor, the Subcontractor’s Employees and LRWs to comply with any such restriction.

17A.10.7	The Contractor shall ensure that the Contractor’s Employees, shall procure that the Subcontractor’s Employees whilst they are Deployed and shall ensure that LRWs at any time whilst they are at an Expected Work Location or travelling between Expected Work Locations, do not carry Arms.

The Contractor’s Obligations – Clothing, Equipment and Transport

17A.11.1	The Contractor shall, during the Deployment, ensure that the Contractor’s Employees and shall procure that the Subcontractor’s Employees and LRWs have appropriate equipment and clothing for the climate and the tasks which the Contractor is contracted to undertake.

17A.11.2	The Contractor shall ensure that the Contractor’s Employees and shall procure that the Subcontractor’s Employees and LRWs do not wear clothing, including company livery, which detracts from their civilian status. The Contractor shall ensure that the Contractor’s Employees and shall procure that the Subcontractor’s Employees avoid the use of vehicles, equipment and property that could be confused with military vehicles, equipment and property, other than those issued to the Contractor by the Client for the purposes of the Contract or as otherwise directed by the Local Military Commander.

17A.11.3	The Contractor shall be responsible for the provision of transportation for the Contractor’s Employees, Subcontractor’s Employees and LRWs and their equipment to, from and within the CAA. Where the provision of such transportation by the Contractor is not commercially available or cost effective, the Client may in its sole discretion, where reasonably practicable, offer assistance at a price to be agreed on a repayment basis, or at the Client’s discretion, free of charge.

17A.11.4	Where the Client has moved the Contractor’s Employees, Subcontractor’s Employees and LRWs:

17A.11.1 under Clause 17A.3.1 in discharging its responsibility under Clause 17A.16.1 (but not where it has moved the Contractor’s Employees, Subcontractor’s Employees and LRWs as a result of them not acting in accordance with Clauses 18 or 31); or

17A.11.2 under Clauses 17A.4 or 17A.5;

the cost and provision of such transportation shall be borne by the Client.

The Contractor’s Obligations – Health and Safety

17A.12	The Contractor shall ensure that the Contractor’s Employees, and shall procure that the Subcontractor’s Employees and LRWs, as far as reasonably practicable, undertake all work in a manner comparable with the requirements of the UK’s health, safety and environmental legislation, or in accordance with the equivalent requirements of the host nation where these are more stringent.

The Contractor’s Obligations – ID Cards

17A.13.1	The Contractor shall ensure that all information, including that specified in Def Stan 05-129 (Issue 5), required for the issue of identity cards or TCN cards to those of the Contractor’s Employees and Subcontractor’s Employees who are authorised to Deploy is provided to the Client in accordance with the processes set out in Def Stan 05- 129 (Issue 5).

17A.13.2	The Contractor shall inform the Contractor’s Employees and Subcontractor’s Employees that the Client will issue to the Contractor the appropriate MOD identity card or TCN card for each of them.

17A.13.3	The Contractor shall ensure that all information, including that specified in the Local Military Commander’s orders, instructions, regulations and procedures, required for the issue of day security passes to the Contractor’s and Subcontractor’s LRWs, is provided to the Client in accordance with the processes set out in the Local Military Commander’s orders, instructions, regulations and procedures.

17A.13.4	The Contractor shall identify those of the Contractor’s Employees, Subcontractor’s Employees and LRWs who are to be employed solely on medical, dental or spiritual welfare services to enable the Client to issue separate identity cards and “Red Cross armlets” for those Contractor’s Employees, Subcontractor’s Employees and LRWs.

17A.13.5 	The Contractor shall be responsible for the safe-keeping of all identity cards, TCN cards and security passes issued to the Contractor’s Employees, Subcontractor’s Employees and LRWs and shall require the Contractor’s Employees to wear and shall procure that the Sub-Contractor’s Employees and LRWs wear those identity cards, TCN cards and security passes as instructed by the Local Military Commander. The Contractor shall inform the Contractor’s Employees, Subcontractor’s Employees and LRWs that any misuse, modification or misappropriation of their identity cards, TCN cards or security passes may result in action being taken by the Client under Clause 17A.3.1.

The Contractor’s Obligations – Training

17A.14	The Contractor shall ensure that the Contractor’s Employees, and shall procure that the Subcontractor’s Employees and LRWs, are provided with the appropriate level of CONDO related training for each Deployment.

The Contractor’s Obligations – Public Relations

17A.15	The Contractor shall not make any press statement or undertake any publicity, advertising or marketing campaigns, including for recruitment, specifically referring to the Contract without the prior written consent of the Client.

The Client’s Responsibilities

17A.16.1	The Client shall afford appropriate protection commensurate with the threat for the Contractor’s Employees and Subcontractor’s Employees and the Contractor’s and Subcontractor’s property whilst Deployed and for LRWs whilst they are at an Expected Work Location or travelling between Expected Work Locations in support of the Contract and take such steps as are reasonable to ensure their safety, including, if necessary, removing or evacuating them from the area under threat.

17A.16.2	The Client shall, where appropriate, issue to the Contractor personal protective equipment of a non-primary work related nature for the use of Contractor’s Employees, Subcontractor’s Employees and LRWs and provide instruction in the use of any such personal protective equipment.

17A.16.3	The Client shall, prior to the Contractor being Deployed and during the Deployment, provide the Contractor with appropriate OSI relevant to the Deployment, including the types of information identified within Def Stan 05-129 (Issue 5).

17A.16.4	The Client shall in accordance with Def Stan 05-129 (Issue 5) and prior to the Contractor being Deployed, issue:

17A.16.4.1 a MoD Contractors Defence Identity Card for each of the Contractor’s Employees and Subcontractor’s Employees, who are UK nationals, except those identified under Clause 17A.16.4.2, where an application has been correctly submitted and proof of appropriate security clearance has been provided.

17A.16.4.2 a MoD FIdent 106 identity card and a “Red Cross armlet” for each of the Contractor’s Employees and Subcontractor’s Employees who are identified by the Contractor as being solely employed on medical, dental or spiritual welfare services.

17A.16.4.3 a TCN card – for each of the Contractor’s Employees and Subcontractor’s Employees who are third country nationals where an application has been correctly submitted.

17A.16.5	The Client shall, subject to military regulations, issue:

17A.16.5.1 an appropriate day security pass to each LRW, except those identified under Clause 17A.16.5.2, under the arrangements of the Local Military Commander;

17A.16.5.2 a MoD FIdent 107 identity card and a “Red Cross armlet” to each LRW who is identified by the Contractor as being solely engaged on medical, dental or spiritual welfare services, under the arrangements of the Local Military Commander;

17A.16.5.3 an appropriate security pass to each TCN under the arrangements of the Local Military Commander.

17A.16.6    	The Client shall provide at the Client’s nominated briefing centre appropriate operational briefings free of charge to the Contractor’s Employees, Subcontractor’s Employees and LRWs as part of the initial reception process and thereafter as necessary.

17A.16.7	The Client shall make the Local Military Commander’s orders, instructions, regulations and procedures available to the Contractor’s representative in the CAA in such a manner as to facilitate compliance by the Contractor with its obligations in particular under Clauses 17A.10.1, 17A.10.6 and 17A.13.3.

17A.16.8	If the Client becomes aware of any of the circumstances mentioned in Clause 17A.9.3, where the Client believes that the Contractor is not already so aware, the Client shall advise the Contractor accordingly.

Subcontracts

17A.17.1	If the Contractor enters into any Subcontract, the Contractor shall incorporate into any such Subcontract the terms set out in the Appendix to this Condition.

17A.17.2	The Client may enforce against a Subcontractor any provision conferring a benefit on the Client contained in the Appendix to this Condition as incorporated into any Subcontract and neither the Contractor nor any Subcontractor shall be entitled to exclude such right of the Client.

17A.17.3	Subject always to the Subcontractor complying with the terms of the Appendix to this Condition, any Subcontractor having the Appendix to this Condition incorporated into its Subcontract may enforce against the Client any provision of this Condition conferring a benefit upon it, and neither the Client nor the Contractor shall be entitled to exclude such right of any such Subcontractor.

Performance of the Contract

17A.18.1	The parties acknowledge that, if the Client exercises its rights under Clauses 17A.3.1 or 17A.10.6 of this Condition, or the Contractor withdraws the Contractor’s Employees, Subcontractor’s Employees and LRWs in accordance with Clauses 17A.7.2 and 17A.8, the Contractor may be unable to perform certain or all of its obligations under the Contract in accordance with its terms, either in the manner or at the time intended or at all. Subject to Clause 17A.18.2, to the extent that it can be established that the exercise of the Client’s rights under Clauses 17A.3.1 or 17A.10.6, or the withdrawal of the Contractor’s Employees, Subcontractor’s Employees and LRWs in accordance with Clauses 17A.7.2 and 17A.8has directly caused:

17A.18.1.1 the Contractor’s non-performance of an obligation under the Contract; or

17A.18.1.2 the Contractor’s delay in performing an obligation under the Contract; or

17A.18.1.3 a change in the Contractor’s costs of performing its obligations under the Contract which is attributable to the exercise of those rights by the Client or the withdrawal of the Contractor’s Employees, Subcontractor’s Employees and LRWs;

the Contractor shall be entitled to submit a claim:

i. for relief from performing that obligation;

ii. to delay its performance of that obligation;

iii. for a corresponding adjustment to the Contract in relation to price or delivery.

17A.18.2	Notwithstanding the provisions of Clause 17A.18.1, the Contractor shall not be entitled to be granted relief from performing an obligation under the Contract, or to delay its performance of an obligation, or to a corresponding adjustment to the Contract in relation to price or delivery, where and to the extent that the Contractor:

17A.18.2.1 failed to comply with its obligations under Clauses 17A.2.1, 17a.6.6, 17A.7.1, 17A.10.1,17A.10.3, 17A.10.4, 17A.10.5, 17A.10.6, 17A.10.7, 17A.11.1, 17A.11.2, 17A.12, 17A.13.5 and 17A.14 of this Condition and such failure gave rise to the exercise by the Client of its rights under Clauses 17A.3.1 or 17A.10.6; or

17A.18.2.1 invalidly exercised its right to withdraw under Clauses 17A.7.2 and 17A.8.]

19A		After Clause 19.1, insert a new Clause 19.A:

“Collateral warranties

19.A.1	The Contractor shall obtain from every Subcontractor with a design responsibility (and any other Subcontractors identified in the Scope) appointed by the Contractor and execute as a deed and deliver to the Client within fourteen (14) calendar days of receipt of relevant engrossments collateral warranties in the relevant form set out in the Scope, with such reasonable amendments as the beneficiary of the warranty shall require or agree, in favour of the Client and/or any Third Party. Notwithstanding any other term of this Contract and in addition to any other right or remedy of the Client, until the Contractor has procured the execution and delivery of all necessary deeds of collateral warranty required from any Subcontractor referred to in this Clause within fourteen (14) calendar days of the Client so requesting, the Contractor shall not be entitled to payment of any sums relating to the services or work of such Subcontractor/s which would otherwise be due and payable under the terms of this Contract and (without prejudice to the generality of the foregoing) section 5 of this Contract (Payment) shall be read and construed accordingly.

19A.2	The Contractor shall itself, within fourteen (14) calendar days of receipt of relevant engrossments enter into, execute as a deed and deliver collateral warranty agreements in the relevant form set out in the Scope in favour of any Third Party. The Client may, notwithstanding any other provisions of this Contract, withhold all future payments due to the Contractor under this Contract until such collateral warranties have been satisfactorily executed and delivered to the Client or his duly appointed representative.

19A.3 	The amount which shall be inserted in the appropriate Clause of each collateral warranty requiring a Subcontractor to take out and maintain Professional Indemnity Insurance (or, where approved by the Client as an alternative,

Product Liability Insurance) shall be such reasonable amount as shall be approved by the Client (having regard to the nature of the Subcontractor’s responsibilities) (and in any case shall not (unless the Project Manager agrees otherwise in writing) be lower than the relevant level (if any) set out in the Scope), and the period of such insurance shall be 12 years from the Completion Date.

19A.4	The Contractor and Subcontractors shall comply with the applicable insurance requirements as set out in Appendix 2 of this Contract, corresponding with the value and type of works involved. The Contractor shall detail the relevant insurance details within the applicable Insurance Table within Appendix 2.”

19B	Insert a new Clause 19.B (DEFCON 520):

19B.1	The Contractor shall not do, and warrants that in entering the Contract it has not done any of the following (hereafter referred to as 'prohibited acts'):

19B.1.1	 offer, promise or give to any Crown servant any gift or financial or other advantage of any kind as an inducement or reward;

19B.1.1.1 for doing or not doing (or for having done or not having done) any act in relation to the obtaining or execution of this or any other contract with the Crown; or

19B.1.1.2 for showing or not showing favour or disfavour to any person in relation to this or any other Contract with the Crown.

19B.1.2	enter into this or any other Contract with the Crown in connection with which commission has been paid or has been agreed to be paid by it or on its behalf, or to its knowledge, unless before the Contract is made particulars of any such commission and of the terms and conditions of any such agreement for the payment thereof have been disclosed in writing to the Client.

19B.2	If the Contractor, its employees, agents or any subcontractor (or anyone acting on its behalf or any of its or their employees) does any of the prohibited acts or commits any offence under the Bribery Act 2010 with or without the knowledge or authority of the Contractor in relation to this Contract or any other contract with the Crown, the Client shall be entitled:

19B.2.1	to terminate the Contract and recover from the Contractor the amount of any loss resulting from the termination;

19B.2.2	to recover from the Contractor the amount or value of any such gift, consideration or commission; and

19B.2.3	to recover from the Contractor any other loss sustained in consequence of any breach of this Clause, where the Contract has not been terminated.

19B.3		 In exercising its rights or remedies under this Clause, the Client shall:

19B.3.1	act in a reasonable and proportionate manner having regard to such matters as the gravity of, and the identity of the person performing, the prohibited act or committing of any offence under the Bribery Act 2010;

19B.3.3	give all due consideration, where appropriate, to action other than termination of the Contract, including (without being limited to):

19B.3.3.1 requiring the Contractor to procure the termination of a subcontract where the prohibited act or committing of any offence under the Bribery Act 2010 is that of a subcontractor or anyone acting on its or their behalf;

19B.3.3.2 requiring the Contractor to procure the dismissal of an employee (whether its own or that of a subcontractor or anyone acting on its behalf) where the prohibited act or committing of any offence under the Bribery Act 2010 is that of such employee.

19B.4	Recovery action taken against any person in Her Majesty's service shall be without prejudice to any recovery action taken against the Contractor pursuant to this Clause.

19C	Insert a new Clause 19C:

“Publicity

19C.1	The Contractor may publicise the works and/or this Contract only with the Client’s written agreement.

19.C.2 	The Contractor shall take all reasonable steps to ensure that its Personnel do not publicise the works and/or this Contract other than in accordance with Clause 19.C.1.”

19D	Insert a new Clause 19D (DEFCON 531 & Z10 Boilerplate - Disclosure of Information):

“Freedom of Information

19D.1		Subject to Clauses 19D.4, 19D.5, 19D.11, 19D.12 and 19D.14 each party:

19D.1.1	shall treat in confidence all Information it receives from the other;

19D.1.2	shall not disclose any of that Information to any third party without the prior written consent of the other party, which consent shall not unreasonably be withheld, except that the Contractor may disclose Information in confidence, without prior consent, to such persons and to such extent as may be necessary for the performance of the Contract;

19D.1.3	shall not use any of that Information otherwise than for the purpose of the Contract; and

19D.1.4	shall not copy any of that Information except to the extent necessary for the purpose of exercising its rights of use and disclosure under the Contract.

19D.2	The Contractor shall take all reasonable precautions necessary to ensure that all Information disclosed to the Contractor by or on behalf of the Client under or in connection with the Contract:

19D.2.1 	is disclosed to its employees and Subcontractors, only to the extent necessary for the performance of the Contract; and

19D.2.2	is treated in confidence by them and not disclosed except with prior written consent or used otherwise than for the purpose of performing work or having work performed for the Client under the Contract or any Sub-contract under it.

19D.3	The Contractor shall ensure that his employees are aware of his arrangements for discharging the obligations at Clauses 19D.1 and 19D.2 before they receive Information and take such steps as may be reasonably practical to enforce such arrangements.

19D.4	Clauses 19D.1 and 19D.2 shall not apply to any Information to the extent that either party:

19D.4.1	exercises rights of use or disclosure granted otherwise than in consequence of, or under, the Contract;

19D.4.2	has the right to use or disclose the Information in accordance with other conditions of the Contract; or

19D.4.3	can show:

    - that the Information was or has become published or publicly available for use otherwise than in breach of any provision of the Contract or any other agreement between the parties;

    - that the Information was already known to it (without restrictions on disclosure or use) prior to it receiving it under or in connection with the Contract;

    - that the Information was received without restriction on further disclosure from a third party who lawfully acquired it and who is himself under no obligation restricting its disclosure; or

    - from its records that the same information was derived independently of that received under or in connection with the Contract;

provided the relationship to any other Information is not revealed.

19D.5	Neither party shall be in breach of this Clause where it can show that any disclosure of Information was made solely and to the extent necessary to comply with a statutory, judicial or parliamentary obligation. Where such a disclosure is made, the party making the disclosure shall ensure that the recipient of the Information is made aware of and asked to respect its confidentiality. Such disclosure shall in no way diminish the obligations of the parties under this Clause.

19D.6	Number not used.

19D.7	The Contractor:

19D.7.1	transfers to the Project Manager all Requests for Information that it receives as soon as practicable and in any event within two Business Days of receiving a Request for Information;

19D.7.2	provides the Project Manager with a copy of all Information in its possession, or power in the form that the Project Manager requires within five Business Days (or such other period as the Project Manager may specify) of the Project Manager’s request;

19D.7.3	provides all necessary assistance as reasonably requested by the Project Manager to enable the Client to respond to the Request for Information within the time for compliance set out in section 10 of the FOIA or regulation 5 of the Environmental Information Regulations; and

19D.7.4	Number not used.

19D.8 	Number not used..

19D.9	The Contractor does not respond directly to a Request for Information unless authorised to do so by the Project Manager.

19D.10	Number not used.

19D.11	The Client may disclose the Information:

19D.11.1	on a confidential basis to any central government body for any proper purpose of the Client or of the relevant central government body, which shall include: disclosure to the Cabinet Office and / or HM Treasury for the purpose of ensuring effective cross-Government procurement processes, including value for money and related purposes;

19D.11.2	to Parliament and Parliamentary Committees or if required by any Parliamentary reporting requirement;

19D.11.3	to the extent that the Client (acting reasonably) deems disclosure necessary or appropriate in the course of carrying out its public functions;

19D.11.4	on a confidential basis to a professional adviser, consultant or other person engaged by any of the entities defined in Clause 11 (DEFCON 501 – Definition and Interpretation) (including benchmarking organisation for any purpose relating to or connected with this Contract;

19D.11.5	on a confidential basis for the purpose of the exercise of its rights under the Contract; or

19D.11.6	on a confidential basis to a proposed body in connection with any assignment, novation or disposal of any of its rights, obligations or liabilities under the Contract;

and for the purposes of the foregoing, references to disclosure on a confidential basis shall mean disclosure subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the Client under this provision.

19D.12	Before sharing any Information in accordance with Clause 19D.11 above, the Client may redact the Information. Any decision to redact information made by the Client shall be final.

19D.13 	The Contractor ensures that all Information is retained for disclosure throughout the period for retention and permits the Project Manager to inspect such records as and when reasonably requested from time to time.

19D.14	The Client shall not be in breach of the Contract where it can show that any disclosure of Information is made solely and to the extent necessary to comply with the Freedom of Information Act 2000 (“FOIA”) or the Environmental Information Regulations 2004. To the extent permitted by the time for compliance under FOIA or the Environmental Information Regulations 2004, the Client shall consult the Contractor where the Client is considering the disclosure of Information under FOIA  or the Environmental Information Regulations 2004 and, in any event, shall provide prior notification to the Contractor of any decision to disclose the Information. The Contractor acknowledges and accepts that its representations on disclosure during consultation may not be determinative and that the decision whether to disclose Information in order to comply with FOIA or the Environmental Information Regulations 2004 is a matter in which the Client shall exercise its own discretion, subject always to the provisions of FOIA or the Environmental Information Regulations 2004. For the avoidance of doubt, nothing in this Clause shall affect the Contractor’s rights at law.

19D.15	Nothing in this Clause shall affect the parties' obligations of confidentiality where information is disclosed orally in confidence.”

19E	Insert a new Clause 19E (DEFCON 527):

“Waiver

19E.1	No act or omission of either party shall by itself amount to a waiver of any right or remedy unless expressly stated by that party in writing. In particular, no reasonable delay in exercising any right or remedy, shall by itself constitute a waiver of that right or remedy.

19E.2	No waiver in respect of any right or remedy shall operate as a waiver in respect of any other right or remedy.”

19F	Insert a new Clause 19F:

“Assignment and novation

19F.1	The Contractor will not give, bargain, sell, assign, or otherwise dispose of the Contract or any part thereof, or the benefit or advantage of the Contract any part thereof, without the previous consent in writing of the Client. The Client may assign the benefit of the whole or any part of the Contract at any time without the prior consent of the Contractor.”

19G	Insert a new Clause 19G (DEFCON 538):

“Severability

19G.1	If any provision of the Contract is held to be invalid, illegal or unenforceable to any extent then:

19G.1.1 	such provision shall (to the extent it is invalid, illegal or unenforceable) be given no effect and shall be deemed not to be included in the Contract but without invalidating any of the remaining provisions of the Contract; and

19G.1.2	the parties shall use all reasonable endeavours to replace the invalid, illegal or unenforceable provision by a valid, legal and enforceable substitute provision the effect of which is as close as possible to the intended effect of the invalid, illegal or unenforceable provision.“

19H	Insert a new Clause 19H:

“Audit

19H.1	In addition to any other rights under this Contract, the Client and its agents may at any time and without notice audit the books and records being maintained by the Contractor whilst undertaking this Contract, including those books and records relating to any costs and expenses incurred by the Contractor or charged to the Client and including those books and records being maintained by the Subcontractors.”

19I	Insert a new Clause 19I (DEFCON 537):

“Right of Third parties

19I.1	Except as provided in Clause 19I.2 of this Clause and notwithstanding anything to the contrary elsewhere in the Contract, no right is granted to any person who is not a party to the Contract to enforce any term of the Contract in his own right and the parties to the Contract declare that they have no intention to grant any such right.

19I.2	Where, and only where, either by a term in a DEFCON which has been expressly included in the Contract or by another term which specifically refers to this DEFCON, the Contract expressly states that a third party shall be entitled to enforce a term of the Contract:

19I.2.1 	the said third party shall be entitled to enforce that term in his own right;

19I.2.2	the Contractor shall inform the said third party as soon as is reasonably practicable of the existence of the relevant right together with any other terms (including the terms of this Clause) relevant to the exercise of that right; and

19I.2.3	the third party's rights shall be subject to any provision in the Contract:

                - that provides for the submission of disputes under the Contract generally or the said rights in particular to arbitration (Clauses 9 of the Main Terms of the Contract);

                - that stipulates the law and jurisdiction that will govern the Contract (Clause 8 of the Main Terms of the Contract).

19J		Insert a new Clause 19J:

“Adjudication

19J.1	Any decision of the Client, an instruction from the Project Manager or a change to the Scope which is the subject of adjudication shall remain in force until the decision of the Adjudicator.

19J.2	For the purposes of this Clause 19J (Adjudication), the term “dispute” shall include any difference as defined by the Act.

19J.3	If either Party requires adjudication they shall notify the Adjudicator.  The notice shall:-

19J.3.1	specify the matter in dispute;

19J.3.2	set out the principal facts and arguments relating to the dispute;

19J.3.3	have appended all relevant documents which the Party referring the disputes relies upon;

19J.3.4	request that the Adjudicator confirm it is willing to act within four (4) days of receipt of such notice.

19J.4	A copy of the notice referred to in Clause 19J.3 (Adjudication) and the appended relevant documents shall be sent to the other Party at the same time.

19J.5	Where the Adjudicator has not indicated its willingness to act in accordance with Clause 19J.3.4 (Adjudication), or where no adjudicator has been named in this Contract, either Party may apply to the Chairman of The Technology and Construction Solicitors Association (“TeCSA”) for a nomination, in which case, the following procedure will apply:

19J.5.1	the application shall be in writing, accompanied by a copy of this Contract (without copies of any annexed documents, unless they are relevant to the dispute), a copy of the written notice requiring adjudication, and TeCSA’s appropriate appointment fee;

19J.5.2	the Chairman of TeCSA shall endeavour to secure the appointment of an adjudicator and the referral to it of the dispute within seven (7) days from the notice requiring adjudication; and

19J.5.3	any person so appointed, and not any person named in this Contract whose readiness or willingness is in question, shall be the Adjudicator.

19J.6	The Chairman of TeCSA shall have the power by written notice to the Parties to replace the Adjudicator with another nominated person if and when it appears necessary to the Chairman of TeCSA to do so.  The Chairman of TeCSA shall consider whether to exercise such power if any Party shall represent to the Chairman of TeCSA that the Adjudicator is not acting impartially, or that the Adjudicator is physically or mentally incapable of conducting the adjudication, or that the Adjudicator is failing with necessary dispatch to proceed with the adjudication or make its decision.  In the event of a replacement under this Clause, directions and decisions of the previous Adjudicator shall remain in effect unless reviewed and replaced by the new Adjudicator, and all timescales shall be recalculated from the date of the replacement.

19J.7	Where an Adjudicator has already been appointed in relation to another dispute arising out of this Contract, the Chairman of TeCSA may appoint either the same or a different person as the Adjudicator.

19J.8	Within seven (7) days of receipt of the notice referred to in Clause 19J.3.4 (Adjudication), the other Party may submit to the Adjudicator any statement, representations or documents which that Party relies upon relating to the dispute.

19J.9	The scope of the adjudication shall be the matters identified in the notice requiring adjudication, together with:

19J.9.1	any further matters which all Parties agree should be within the scope of the Adjudication; and

19J.9.2	any further matters which the Adjudicator determines must be included in order that the adjudication may be effective and/or meaningful.

19J.10	The Adjudicator may rule upon its own substantive jurisdiction, and as to the scope of the adjudication.

19J.11	The underlying purpose of the adjudication is to resolve disputes between the Parties that are within the scope of the adjudication as rapidly and economically as is reasonably possible.

19J.12	Decisions of the Adjudicator shall be binding until the dispute is finally determined by arbitration pursuant to this Clause 19J (Adjudication) or by agreement.

19J.13		The Adjudicator shall:

19J.13.1	have the power to review and revise any certificates or other things issued or made in accordance with this Contract;

19J.13.2	act fairly and impartially, but shall not be obliged or empowered to act as though it were an arbitrator; and

19J.13.3	establish the procedure and timetable for the adjudication.

19J.14	Without prejudice to the generality of Clause 19J.13.3 (Adjudication), the Adjudicator may if it thinks fit:

19J.14.1	require the delivery of written statements of case;

19J.14.2	require any Party to produce a bundle of key documents, whether helpful or otherwise to that Party’s case, and to draw such inferences as may seem proper from any imbalance in such bundle that may become apparent;

19J.14.3	require the delivery to the Adjudicator and/or the other Party of copies of any documents other than documents that would be privileged from production to a court;

19J.14.4	limit the length of any written or oral submission;

19J.14.5	require the attendance before the Adjudicator for questioning of any Party or employee or agent of any Party;

19J.14.6	make site visits;

19J.14.7	make use of its own specialist knowledge;

19J.14.8	obtain advice from specialist consultants, provided that at least one of the Parties so requests or consents;

19J.14.9	meet and otherwise communicate with any Party without the presence of other parties;

19J.14.10	make directions for the conduct of the adjudication orally or in writing;

19J.14.11	review and revise any of its own previous directions;

19J.14.12	conduct the adjudication inquisitorially, and take the initiative in ascertaining the fact and the law; and

19J.14.13	reach its decision with or without holding an oral hearing, and with or without having endeavoured to facilitate an agreement between the Parties.

19J.15	The Adjudicator shall exercise such powers with a view of fairness and impartiality, giving each Party a reasonable opportunity, in light of the timetable, of putting its case and dealing with that of its opponent.

19J.16		The Adjudicator may not:

19J.16.1	require any advance payment of, or security for, its fees;

19J.16.2	receive any written submissions from one Party that are not also made available to the other;

19J.16.2.3	refuse any Party the right at any hearing or meeting to be represented by any representative of that Party’s choosing who is present; or

19J.16.2.4	act or continue to act in the face of a conflict of interest.

19J.17	The Adjudicator shall reach a decision with twenty-eight (28) days of referral or such longer period as is agreed by the Parties after the said dispute has been referred to the Adjudicator. The Adjudicator shall be entitled to extend the said period of twenty-eight (28) days by up to fourteen (14) days with the consent of the Party by whom the dispute was referred.

19J.18	If a Party requests adjudication, and it is subsequently established that it was not entitled to do so, that Party shall be solely responsible for the Adjudicator’s fees and expenses.

19J.19	Subject to Clause 19J.18 (Adjudication), the Parties shall be jointly responsible for the Adjudicator’s fees and expenses including those of any specialist consultant appointed under Clause 19J.14.8 (Adjudication).  In its decision, the Adjudicator shall have the discretion to make directions with regard to those fees and expenses.  If no such directions are made, the Parties shall bear such fees and expenses in equal shares, and if any Party has paid more that such equal share, that Party shall be entitled to contribution from the other Party accordingly.

19J.20	The Adjudicator may in any decision direct the payment of such compound or simple interest as may be commercially reasonable.

19J.21	All decisions of the Adjudicator shall be in writing and shall include its reasons for its decision.

19J.22	Every decision of the Adjudicator shall be implemented without delay.  The Parties shall be entitled to such reliefs and remedies as are set out in the decision, and shall be entitled to summary enforcement of any such reliefs and remedies, regardless of whether such decision is, or is to be, the subject of any challenge or review.  No Party shall be entitled to raise any right of set-off, counterclaim or abatement in connection with any enforcement proceedings.

19J.23	Neither TeCSA, nor its Chairman, nor deputy, nor the Adjudicator nor any employee or agent of any of them shall be liable for anything done or not done in the discharge or purported discharge of its functions as Adjudicator, whether in negligence or otherwise, unless the act or omission is in bad faith.

19J.24	The adjudication and all matters arising in the course of it are and will be kept confidential by the Parties except insofar as necessary to implement or enforce any decision of the Adjudicator or as may be required for the purpose of any subsequent legal proceedings.

19J.25	In the event that any Party seeks to challenge or review any decision of the Adjudicator in any subsequent arbitration, the Adjudicator shall not be joined as a party to, nor shall it be subpoenaed or otherwise required to give evidence or provide its notes in, such arbitration.

19J.26	No Party shall, save in case of bad faith on the part of the Adjudicator, make any application to the courts whatsoever in relation to the conduct of the adjudication or the decision of the Adjudicator until such time as the Adjudicator has made its decision, or refused to make a decision, and until the Party making the application has complied with any such decision.

19K		Insert a new Clause 19K (DEFCON 539):

“Transparency

19K.1	Notwithstanding any other term of this Contract, including DEFCON 531 (Clause 19D of this Contract) where applicable, the Contractor understands that the Client may publish the Transparency Information to the general public. The Contractor shall assist and cooperate with the Client to enable the Client to publish the Transparency Information.

19K.2	Before publishing the Transparency Information to the general public in accordance with Clause 19K.1 above, the Client shall redact any information that would be exempt from disclosure if it was the subject of a request for information under the Freedom of Information Act 2000 (“FOIA”) or the Environmental Information Regulations 2004 (“the Regulations”), including the Contractor Commercially Sensitive Information.

19K.3	The Client may consult with the Contractor before redacting any information from the Transparency Information in accordance with Clause 19K.2 above. The Contractor acknowledges and accepts that its representations on redactions during consultation may not be determinative and that the decision whether to redact information is a matter in which the Client shall exercise its own discretion, subject always to the provisions of FOIA or the Regulations.

19K.4	For the avoidance of doubt, nothing in this Clause shall affect the Contractor’s rights at law.”

2		The Contractor's main responsibilities

20.1	At the end of the Clause include: “and other applicable provisions of this Contract including, but not limited to complying with the Accepted Programme.”

20.2	Number not used.

Insert new Clauses 20.5 – 20.8:

20.5	Without prejudice to any obligation of the Contractor contained anywhere in any document forming part of this Contract (including the Scope) the Contractor warrants and undertakes that the works:

20.5.1	have been or will be carried out and completed using the best up-to-date practice with all reasonable skill and care expected of a competent designer of relevant discipline experienced in performing services for projects of a similar size, scope, nature, complexity and timescale to the Works,

20.5.2 	have been or will be carried out and completed in a proper and workmanlike manner and using only good quality and sound materials of satisfactory quality and consistent with the intended use of the works,

20.5.3	comprise or will comprise only materials and goods which are new and of good and satisfactory quality and all workmanship, manufacture or fabrication will be to the standards necessary for completion of the works in accordance with this Contract,

20.5.4	will, when completed, comply with all appropriate requirements of any local or public authority Client and any relevant statutory requirements.

20.6		The Contractor warrants that he has the experience and resources to provide the works (including the design of the works) and has experience of, and provided works similar in size, scope and complexity to the works in the Client’s industry.

20.7		The Contractor has had an opportunity of inspecting the Site and its surroundings and all existing structures thereon (including physical conditions and other conditions of or affecting this site) and shall be deemed to have fully acquainted itself with the same and to have obtained all the same information as to risks, contingencies and all other circumstances which may influence or affect the works and no failure on the part of the Contractor to discover or foresee any such condition, risk, contingency or circumstances whether the same ought reasonably to have been discovered or foreseen or not shall entitle the Contractor to an addition to the Prices or to a change in the Completion Date or to claim indemnities or otherwise any additional sum. The Contractor shall not be entitled to rely upon any survey, report or other document prepared by or on behalf of the Client (including the Scope and the Site Information) regarding any such matter as is referred to in this Clause and the Client makes no representation or warranty as to the accuracy or completeness of any such survey, report or document (including the Scope and the Site Information) or any representation or statement whether negligently or otherwise made therein. In the event of any conflict between this sub-Clause 20.7 and Clause 60.1(12) this sub-Clause shall have priority.

20.8		The Contractor will provide continual supervision of the works and perform and provide everything necessary for the organisation and co-ordination of the works.

21.2		Delete Clauses 21.2 – 21.3 and replace with:

21.2		The Project Manager shall examine the design documents provided by the Contractor and shall be entitled to reject a design document as unsatisfactory only where he considers that:

21.2.1		the design document is not in accordance with the Scope; or

21.2.2		the design document does not comply with any Statutory requirements or regulations (including the Building Regulations, the Crown Fire Standards and any Town Planning Clearance or Clearances) or byelaws and associated legislation in force at the time the work is undertaken; or

21.2.3		if it is used for construction, it would render the Contractor’s design unfit for the purpose or purposes described in the Scope.

21.3 		Notwithstanding any approval by the Project Manager under Clauses 21.2 or any other provision to the contrary in this Contract, the Contractor accepts entire responsibility for the design (including all design work prepared before or after the date hereof (and whether carried out by or on behalf of the Client or the Contractor)), all designs contained in the Scope and/or contained in any other document forming part of this Contract and for any mistake, inaccuracy, omission or discrepancy in such design or such documents.

21.4		Add a new Clause 21.4:

21.4		The Project Manager’s (or Client’s) acceptance of the Contractor’s design (or any part of it) does not change or remove or reduce the Contractor’s responsibility to Provide the Works or his liability for the works including the design of the works

22.1		Delete Clause 22.1 and replace with (Updated DEFCON 703 - Intellectual Property Rights - Vesting In The Client):

“22.1

22.1.1	All intellectual property rights of any nature in the results generated in the performance of work under the Contract and recorded in any written or other tangible form (the “Results”), including rights in inventions, designs, computer software, databases, copyright works and information shall vest in and be the property of the Client. The Contractor shall take all necessary measures to secure that vesting. On request, the Contractor shall demonstrate to the Client’s satisfaction that, where it has Sub-contracted work under the Contract, it has secured that vesting in the work performed by its Subcontractors.

22.1.2	The Contractor shall take all necessary measures to irrevocably and unconditionally waive in favour of the Client any and all moral rights and all other non-assignable rights conferred on the Contractors employees and Subcontractors in-respect of any copyright work created in carrying out the Contract. On request, the Contractor shall demonstrate to the Client’s satisfaction that, where it has Sub-contracted work under the Contract, it has secured that any and all moral rights in any copyright work created by the Contractors employees and its Subcontractors has been irrevocably and unconditionally waived in favour of the Client.

22.1.3	The Client may use, have used, copy and disclose the Results by itself or through third parties for any purpose whatsoever subject to the Contractor’s patents and design rights (registered or unregistered) and to the rights of third parties not employed in the performance of work under the Contract.

22.1.4	The Client shall determine whether any of the Results should be protected by patent or other protection. The costs of patent or like protection shall be borne by the Client. The Contractor shall assist the Client in filing and executing documents necessary to secure that protection. The Contractor shall use all commercially reasonable endeavours to secure similar assistance from subcontractors as appropriate. The costs of such patent or other protection shall be borne by the Client.

22.1.5	The Contractor shall mark any copyright work comprising Results with the legend: 'UK Ministry of Defence © Crown-owned copyright [insert the year of generation of the work]'.

22.1.6	Apart from intellectual property rights vested in the Client by virtue of Clause 22.1.1, ownership of, or rights in, all other intellectual property are not transferred to the Client by this Clause.

22.1.7	Unless otherwise agreed with the Client, the Contractor shall retain a copy of the Results together with records of all work done for the purposes of the Contract for six years after the completion of the Contract.

22.1.8	The Client shall have the right to require the Contractor to furnish to the Client copies of any and all of the Results and such records for so long as they are retained by the Contractor. A reasonable charge for this service based on the cost of providing it will be borne by the Client unless already included in the price of the Contract.

22.1.9	The Contractor shall treat the Results as if received in confidence from the Client and shall:

  - not copy, use or disclose to a third party any of the Results without the prior written consent of the Client, except that the Contractor may without prior consent, copy and use the Results, and disclose the Results in confidence to its officers, employees and Subcontractors, to such extent as may be necessary for the performance of the Contract or any Sub-contract under it or in the exercise of any right granted pursuant to Clause 22.1.12 of this Clause; and

  - take all reasonable precautions necessary to ensure that the Results are treated in confidence by those of its officers, employees and Subcontractors who receive them and are not further disclosed or used otherwise than for the purpose of performing work or having work performed for the Client under the Contract or any Sub-contract under it.

22.1.10	The Contractor shall ensure that his employees are aware of his arrangements for discharging the obligations at Clause 22.1.8 and take such steps as may be reasonably practical to enforce such arrangements.

22.1.11	The confidentiality provisions of Clause 22.1.9 shall not apply to the Results or any part thereof to the extent that the Contractor can show that they were or have become published or publicly available for use otherwise than in breach of any provision of the Contract or any other agreement between the parties.

22.1.12	The Contractor shall not be in breach of the confidentiality obligations contained in this Clause where it can show that any disclosure of the Results was made solely and to the extent necessary to comply with a statutory, judicial or parliamentary obligation. Where such a disclosure is made, the Contractor shall ensure that the recipient of the Results is made aware of and asked to respect its confidentiality and, wherever possible and permitted by law, shall notify the Client as soon as practicable after becoming aware that such disclosure is required. Such disclosure shall in no way diminish the obligations of the Contractor under this Clause.

22.1.13	For the purposes of Clause 22.1.13 "Background IPR" means any intellectual property rights, including patents or registered designs granted in respect of any patent or registered design applications, made before the date of issue of the Client’s first written ITN for the Contract and any such applications made after that date in respect of inventions or designs first reduced to writing by the inventor(s) or designer(s) before that date or any intellectual property rights which have otherwise been developed independently of the Contract (whether prior to the date of the ITN or otherwise). To the extent any Results delivered in accordance with this Clause makes any use of, or relies in any way on Background IPR supplied by Contractor (or Background IPR supplied by the Contractor is necessary or desirable to be able to use all or any part of the Results), the Contractor hereby provides the Client a non-exclusive, irrevocable, worldwide, transferable, sub-licensable, royalty-free license to use such Background IPR for the purposes of exercising its rights in relation to the Results.

22.1.14	The Contractor shall be entitled to request consent from the Client to re-use (under licence or otherwise) the Results and intellectual property rights vested in the Client by virtue of Clause 22.1.1 for other purposes including, but not limited to, tendering for other work for the Client or work for another UK Government department. Such consent shall be properly considered by the Client taking into account matters such as national security and the rights of third parties.”

22A	Insert a new Clause 22A (DEFCON 632):

“Third Party Intellectual Property – Rights and Restrictions

22A.1	As he becomes aware, the Contractor shall promptly notify the Client of:

22A.1.1	any invention or design the subject of Patent or Registered Design rights (or application therefor) owned by a third party which appears to be relevant to the performance of the Contract or to use by the Client of anything required to be done or delivered under the Contract,

22A.1.2	any restriction as to disclosure or use, or obligation to make payments in respect of any other intellectual property (including technical information) required for the purposes of the Contract or subsequent use by the Client of anything delivered under the Contract and, where appropriate, the notification shall include such information as is required by Section 2 of the Defence Contracts Act 1958,

22A.1.3	any allegation of infringement of intellectual property rights made against the Contractor and which pertains to the performance of the Contract or subsequent use by the Client of anything required to be done or delivered under the Contract.

Clause 22A.1 does not apply in respect of Articles or Services normally available from the Contractor as a commercial off the shelf (COTS) item or service.

22A.1.2	If the information required under this Clause has been notified previously, the Contractor may meet his obligations by giving details of the previous notification.

Patents and Registered Designs in the UK – COTS Articles or Services

22A.1.3	In respect of any question arising (by way of an allegation made to the Client or Contractor, or otherwise) that the manufacture or supply under the Contract of any Article or Service normally available from the Contractor as a COTS item or service is an infringement of a United Kingdom Patent or Registered Design not owned or controlled by the Contractor or the Client, the Contractor shall, subject to the agreement of the third party owning such Patent or Registered Design, be given exclusive conduct of any and all negotiations for the settlement of any claim or the conduct of any litigation arising out of such question. The Contractor shall indemnify the Client, its officers, agents and employees against any liability and cost arising from such allegation. This Clause will not apply if:

22A.1.3.1 the Client has made or makes an admission of any sort relevant to such question,

22A.1.3.2 the Client has entered or enters into any discussions on such question with any third party without the prior written agreement of the Contractor,

22A.1.3.3 the Client has entered or enters into negotiations in respect of any relevant claim for compensation in respect of Crown Use under Section 55 of the Patents Act 1977 or Section 12 of the Registered Designs Act 1977,

22A.1.3.4 legal proceedings have been commenced against the Client or the Contractor in respect of Crown Use, but only to the extent of such Crown Use that has been properly authorised.

22A.1.4	The indemnity in Clause 22A.1.3 does not extend to use by the Client of anything supplied under the Contract where that use was not reasonably foreseeable at the time of the Contract.

22A.1.5	In the event that the Client has entered into negotiation in respect of a claim for compensation, or legal proceedings in respect of the Crown Use have commenced, the Client shall forthwith authorise the Contractor for the purposes of performing the Contract (but not otherwise) to utilise a relevant invention or design in accordance with Sections 55 and 56 of the Patents Act 1977 or Section 12 of the Registered Designs Act 1949 and to use any model, document or information relating to any such invention or design which may be required for that purpose.

Patents and Registered Designs in the UK - All other Articles or Services

22A.1.6	If a relevant invention or design has been notified to the Client by the Contractor prior to the date of the Contract, then unless it has been otherwise agreed, under the provisions of Sections 55 and 56 of the Patents Act 1977 or Section 12 of the Registered Designs Act 1949, the Contractor is hereby authorised to utilise that invention or design, notwithstanding the fact that it is the subject of a United Kingdom Patent or United Kingdom Registered Design, for the purpose of performing the Contract.

22A.1.7	If, under Clause 22A.1, a relevant invention or design is notified to the Client by the Contractor after the date of Contract, then:

22A.1.7.1 if the owner (or his exclusive licensee) takes or threatens in writing to take any relevant action against the Contractor, the Client shall issue to the Contractor a written authorisation in accordance with the provisions of Sections 55 and 56 of the Patents Act 1977 or Section 12 of the Registered Designs Act 1949, and

22A.1.7.2 in any event, unless the Contractor and the Client can agree an alternative course of action, the Client shall not unreasonably delay the issue of a written authorisation in accordance with the provisions of Sections 55 and 56 of the Patents Act 1977 or Section 12 of the Registered Designs Act 1949.

Patents, Utility Models and Registered Designs outside the UK

22A.1.8	The Client shall assume all liability and shall indemnify the Contractor, its officers, agents and employees against liability, including the Contractor’s costs, as a result of infringement by the Contractor or his suppliers of any Patent, Utility Model, Registered Design or like protection outside the United Kingdom in the performance of the Contract when such infringement arises from or is incurred by reason of the Contractor following any specification, statement of work or instruction in the Contract or using, keeping or disposing of any item given by the Client for the purpose of the Contract in accordance with the Contract.

22A.1.9	The Contractor shall assume all liability and shall indemnify the Client, its officers, agents and employees against liability, including the Client’s costs, as a result of infringement by the Contractor or his suppliers of any Patent, Utility Model, Registered Design or like protection outside the United Kingdom in the performance of the Contract when such infringement arises from or is incurred otherwise than by reason of the Contractor following any specification, statement of work or instruction in the Contract or using, keeping or disposing of any item given by the Client for the purpose of the Contract in accordance with the Contract.

Royalties and Other Licence Fees

22A.1.10	The Contractor shall not be entitled to any reimbursement of any royalty, licence fee or similar expense incurred in respect of anything to be done under the Contract, where:

22A.1.10.1 a relevant discharge has been given under Section 2 of the Defence Contracts Act 1958, or relevant authorisation in accordance with Sections 55 or 57 of the Patents Act 1977, Section 12 of the Registered Designs Act 1949 or Section 240 of the Copyright, Designs and Patents Act 1988 in respect of any intellectual property, or

22A.1.10.2 any obligation to make payments for intellectual property has not been promptly notified to the Client under Clause 22A.1.1 of this Clause.

22A.1.11	Where an authorisation is given by the Client under Clause 22A.1.5, Clause 22A.1.6 or Clause 22A.1.7, to the extent permitted by Section 57 of the Patents Act 1977, Section 12 of the Registered Designs Act 1949 or Section 240 of the Copyright, Designs and Patents Act 1988, the Contractor shall also be:

22A.1.11.1 released from payment whether by way of royalties, licence fees or similar expenses in respect of the Contractor's use of the relevant invention or design, or the use of any relevant model, document or information for the purpose of performing the Contract, and

22A.1.11.1 authorised to use any model, document or information relating to any such invention or design which may be required for that purpose.

Copyright, Design Rights etc.

22A.1.12	The Contractor shall assume all liability and indemnify the Client and its officers, agents and employees against liability, including costs as a result of:

22A.1.12.1 infringement or alleged infringement by the Contractor or his suppliers of any copyright, database right, design right or the like protection in any part of the world in respect of any item to be supplied under the Contract or otherwise in the performance of the Contract;

22A.1.12.2 misuse of any confidential information, trade secret or the like by the Contractor in performing the Contract;

22A.1.12.3 provision to the Client of any information or material which the Contractor does not have the right to provide for the purpose of the Contract.

22A.1.13	The Client shall assume all liability and indemnify the Contractor, its officers, agents and employees against liability, including costs as a result of:

22A.1.13.1 infringement or alleged infringement by the Contractor or his suppliers of any copyright, database right, design right or the like protection in any part of the world in respect of any item provided by the Client for the purpose of the Contract but only to the extent that the item is used for the purpose of the Contract,

22A.1.13.2 alleged misuse of any confidential information, trade secret or the like by the Contractor as a result of use of information provided by the Client for the purposes of the Contract, but only to the extent that Contractor’s use of that information is for the purposes intended when it was disclosed by the Client.

Authorisation and Indemnity - General

22A.1.14:

22A.1.14.1 The above represents the total liability of each party to the other under the Contract in respect of any infringement or alleged infringement of Patent or other Intellectual Property Right owned by a third party.

22A.1.14.2 Neither party shall be liable, one to the other, for any consequential loss or damage arising as a result, directly or indirectly, of a claim for infringement or alleged infringement of any Patent or other Intellectual Property Right owned by a third party.

22A.1.14.3 A party against whom a claim is made or action brought, shall promptly notify the other party in writing if such claim or action appears to relate to an infringement which is the subject of an indemnity or authorisation given under this Clause by such other party. The notification shall include particulars of the demands, damages and liabilities claimed or made of which the notifying party has notice.

22A.1.14.4 The party benefiting from the indemnity or authorisation shall allow the other party, at its own expense, to conduct any negotiations for the settlement of the same, and any litigation that may arise therefrom and shall provide such information as the other party may reasonably require.

22A.1.14.5 Following a notification under sub-Clause 22A.1.14.3, the party notified shall advise the other party in writing within 30 days whether or not it is assuming conduct of the negotiations or litigation. In that case the party against whom a claim is made or action brought shall not make any statement which might be prejudicial to the settlement or defence of such a claim without the written consent of the other party.

22A.1.14.6 The party conducting negotiations for the settlement of a claim or any related litigation shall, if requested, keep the other party fully informed of the conduct and progress of such negotiations.

22A.1.15:

22A.1.15.1 If at any time a claim or allegation of infringement arises in respect of copyright, database right, design right or breach of confidence as a result of the provision of any item by the Contractor to the Client, the Contractor may at its own expense replace the item with an item of equivalent functionality and performance so as to avoid infringement or breach.

22A.1.15.1 The Parties will co-operate with one another to mitigate any claim or damage which may arise from use of third party intellectual property rights.

Subcontracts

22A.1.16	The Contractor shall secure from any subcontractor, the prompt notification to the Client of the information required by Clause 22A.1.1 of this Clause. On receipt of any such notification the Client will issue a written authorisation to the subcontractor in accordance with Clause 22A.1.7 of this Clause. Any such authorisation will be subject always to Clauses 22A.1.10, 22A.1.11 and 22A.1.14 as though the subcontractor was the Contractor. If any claim or action relevant to such authorisation arises, it shall be promptly notified to the Client. The Contractor is not authorised to enter into any substantive correspondence in such matter nor in any way to act on behalf of the Client in such claim or action. Any arrangement between the Contractor and subcontractor to enable the Contractor to underwrite his indemnities to the Client under this Clause is a matter between the Contractor and the subcontractor.

General

22A.1.17	Nothing in this Clause shall be taken as an authorisation or promise of an authorisation under Section 240 of the Copyright, Designs and Patents Act 1988.

Authorisation By The Crown For Use Of Third Party Intellectual Property Rights

22A.1.18	Notwithstanding any other provisions of the Contract and for the avoidance of doubt, award of the Contract by the Client and placement of any contract task under it does not constitute an authorisation by the Crown under Sections 55 and 56 of the Patents Act 1977 or Section 12 of the Registered Designs Act 1949. The Contractor acknowledges that any such authorisation by the Client under its statutory powers must be expressly provided in writing, with reference to the acts authorised and the specific intellectual property involved."

22B	Insert a new Clause 22B:

“GDPR

22B.1	The Client and the Contractor shall comply with the provisions of Part 5, Schedule 3 of this Contract.”

22C 	Insert a new Clause 22C (DEFCON 532b):

“Protection of Personal Data

Data Protection

22C.1	In connection with the Personal Data received under the Contract, each Party undertakes to comply with its obligations under Data Protection Legislation and in particular, but without limitation, each Party shall take appropriate technical and organisational measures against unauthorised or unlawful Processing of Personal Data provided to it by the other Party, and against accidental loss, alteration, unauthorised disclosure or destruction of or damage to that Personal Data.

22C.2	The Parties acknowledge that for the purposes of the Data Protection Legislation, the Client is the Controller and the Contractor is the Processor. The only processing that the Contractor is authorised to do is listed in DEFFORM 532 (Part 6, Schedule 7 of this Contract); by the Client and may not be determined by the Contractor. The completed DEFFORM 532 (Part 6, Schedule 7 of this Contract); shall form part of the Specification for the Contract.

22C.3 	The Contractor shall notify the Client without undue delay if it considers that any of the Client’s instructions infringe the Data Protection Legislation. The Client agrees that the Contractor shall not be required to provide legal advice to the Client and that no notification (or absence of notification) by the Contractor will be construed as legal advice or a representation by the Contractor.

22C.4 	The Contractor shall provide all reasonable assistance to the Client in the preparation of any Data Protection Impact Assessment prior to commencing any processing that is likely to result in a high risk to the rights and freedoms of Data Subjects. Such assistance may, at the discretion of the Client, include:

22C.4.1 a systematic description of the envisaged processing operations and the purpose of the processing;

22C.4.2 an assessment of the necessity and proportionality of the processing operations in relation to the services provided under the Contract;

22C.4.3 an assessment of the risks to the rights and freedoms of Data Subjects; and

22C.4.4 the measures envisaged to address the risks, including safeguards, security measures and mechanisms to ensure the protection of Personal Data.

22C.5	The Contractor shall, in relation to any Personal Data processed in connection with its obligations under the Contract:

22C.5.1 process that Personal Data only in accordance with DEFFORM 532 (Part 6, Schedule 7 of this Contract), unless the Contractor is required to do otherwise by Law. If it is so required the Contractor shall promptly notify the Client before processing the Personal Data unless prohibited by Law;

22C.5.2 ensure that it has in place Protective Measures, including those set out in DEFFORM 532 (Part 6, Schedule 7 of this Contract), as appropriate to protect against a Data Loss Event, which the Client may acting reasonably reject (but failure to reject shall not amount to approval by the Client of the adequacy of the Protective Measures), having taken account of the:

22C.5.2.1 nature of the data to be protected,

22C.5.2.2 harm that might result from a Data Loss Event,

22C.5.2.3 state of technological development; and

22C.5.2.4 cost of implementing any measures.

22C.5.3 ensure that:

22C.5.3.1 subject to Clause 22C.5.1., the Contractor Personnel do not process Personal Data except in accordance with the Contract (and in particular DEFFORM 532 (Part 6, Schedule 7 of this Contract));

22C.5.3.2 it takes all reasonable steps to ensure the reliability and integrity of any Contractor Personnel who have access to the Personal Data by ensuring that they undertake the Government’s Baseline Personnel Security Standard or other standard as specified in the Contract and ensure that they:

(a) are aware of and comply with the Contractor’s duties under this Clause,

(b) are informed of the confidential nature of the Personal Data and do not publish, disclose or divulge any of the Personal Data to any third Party unless directed in writing to do so by the Client or as otherwise permitted by the Contract; and

(c) have undergone adequate training in the use, care, protection and handling of Personal Data; and

(d) not transfer Personal Data outside of the EU unless the prior written consent of the Client has been obtained and the following conditions are fulfilled the:

(1) Client or the Contractor has provided appropriate safeguards in relation to the transfer (whether in accordance with GDPR Article 46 or DPA 2018 Article 73) as determined by the Client,

(2) Data Subject has enforceable rights and effective legal remedies,

(3) Contractor complies with its obligations under the Data Protection Legislation by providing an adequate level of protection to any Personal Data that is transferred (or, if it is not so bound, uses its best endeavours to assist the Client in meeting its obligations); and

(4) Contractor complies with any reasonable instructions notified to it in advance by the Client with respect to the processing of the Personal Data,

(e ) at the written direction of the Client, delete or return Personal Data (and any copies of it) to the Client on termination of the Contract unless the Contractor is required by Law to retain the Personal Data.

22C.6 	Subject to Clause 22C.5, the Contractor shall notify the Client without undue delay if, in connection with Personal Data processed under the Contract, it:

22.C.6.1 receives a Data Subject Request (or purported Data Subject Request),

22C.6.2 receives a request to rectify, block or erase any Personal Data,

22C.6.3 receives any other request, complaint or communication relating to either Party's obligations under the Data Protection Legislation,

22C.6.4 receives any communication from the Information Commissioner or any other regulatory authority,

22C.6.5 receives a request from any third Party for disclosure of Personal Data where compliance with such request is required or purported to be required by Law; or

22C.6.6 becomes aware of a Data Loss Event.

22C.7	The Contractor’s obligation to notify under Clause 2.C.6 shall include the provision of further information to the Client in phases, as details become available.

22C.8	Taking into account the nature of the processing, the Contractor shall provide the Client with assistance, insofar as possible, in relation to either Party's obligations under Data Protection Legislation and any complaint, communication or request made under Clause 2.C.6 (and insofar as possible within the timescales reasonably required by the Client) including by promptly providing:

22C.8.1 the Client with full details and copies of the complaint, communication or request,

22C.8.2 such assistance as is reasonably requested by the Client to enable the Client to comply with a Data Subject Request within the relevant timescales set out in the Data Protection Legislation,

22C.8.3 the Client, at its request, with any Personal Data it holds in relation to a Data Subject,

22C.8.41 assistance as requested by the Client following any Data Loss Event,

22C.8.5 assistance as requested by the Client with respect to any request from the Information Commissioner’s Office, or any consultation by the Client with the Information Commissioner's Office.

22C.9	The Contractor shall maintain complete and accurate records and information as necessary to fulfil its obligations under Clause 22.C.8.

22C.10	The Contractor shall allow for audits of its Data Processing activity by the Client or the Client’s designated auditor as required to demonstrate the Client’s compliance with its obligations as a Controller. Such audits will be conducted in accordance with general audit conditions contained in the Contract.

22C.11	The Contractor shall designate a Data Protection Officer if required by the Data Protection Legislation.

22C.12	Before allowing any Sub-processor to process any Personal Data related to the Contract, the Contractor must:

22.C.12.1 notify the Client in writing of the intended Sub-processor and processing,

22.C.12.2 obtain the written consent of the Client,

22.C.12.3 enter into a written Contract with the Sub-processor which give effect to the terms set out in this Clause such that they apply to the Sub-processor; and

22.C.12.4 provide the Client with such information regarding the Sub-processor as the Client may reasonably require.

22C.13	The Contractor shall remain fully liable for all acts or omissions of any Sub-processor.

22C.14 	The Contractor may, at any time on not less than 30 Business Days’ notice, revise this Clause by replacing it with any applicable controller to processor standard clauses or similar terms forming part of an applicable certification scheme (which shall apply when incorporated by attachment to the Contract).

22C.15 	The Parties agree to take account of any guidance issued by the Information Commissioner’s Office. The Client may on not less than 30 Business Days’ notice to the Contractor amend the Contract to ensure that it complies with any guidance issued by the Information Commissioner’s Office.

22C.16	Any Contract amendments resulting from Clause 22.C.14 and/or 22.C.15 shall be conducted in accordance with any change control procedure as set out in the Contract.

24A		Insert new Clause 24A:

“Sustainability

24A.1	The Contractor shall take all reasonable steps to procure the observance of the Best Environmental Practice and Environmental Laws (including any Statutory Requirements relating to Best Environmental Practice and Environmental Laws) and the BREEAM Requirements related to the subject matter or the execution of the Contract by any servants, employees or agents of the Contractor and any subcontractors engaged in the performance of the Contract.

24A.2	If the Contractor becomes aware of any prosecution or proceedings, for criminal breaches of the Best Environmental Practice and Environmental Laws (including any Statutory Requirements relating to Best Environmental Practice and Environmental Laws) and the BREEAM Requirements related to the subject matter or the execution of the Contract, against the Contractor, any servants, employees or agents of the Contractor and any subcontractors engaged in performance of the Contract, the Contractor shall immediately notify the Client at the address specified in the Contract.

24A.3	Any convictions during the period of the Contract for criminal breaches of the Best Environmental Practice and Environmental Laws (including any Statutory Requirements relating to Best Environmental Practice and Environmental Laws) and the BREEAM Requirements related to the subject matter or the execution of the Contract by the Contractor or any of the Contractor’s directors/partners or senior management who have powers of representation, decision or control, shall be regarded as a material breach of this Contract. In such cases and the Client shall have the right to terminate the Contract in accordance with the provisions of Clause 90B (DEFCON 514).

24A.4 	The Contractor shall take all reasonable steps to ensure that all activities under this Contract shall comply with certified environmental management standards based on. ISO14001 or equivalent.

24A.5	The Contractor shall include the dependencies for the sustainable procurement objectives in the Contract risk register and in the risk management plan for the Contract, with appropriate review points. Where there is no requirement under the Contract for a risk management plan the Contractor shall submit a sustainable procurement plan for agreement with the Client.

24A.6 		The risk management plan or sustainable procurement plan shall include:

24A.6.1	The actions required to fulfil the sustainable procurement objectives of the Contract and the time-lines associated with such actions;

24A.6.2	Reporting schedule on implementing the plan, as required by the Client.

24A.6.3	An indication of any areas where the Client and the Contractor will need to work together to enhance the sustainable delivery of the Contract;

24A.6.4	A schedule for joint audit and review of the key performance indicators by the Client and the Contractor, as required by the Client; and

24A.6.5	A flow-down of the plan and actions to Subcontractors where appropriate.

24A.7	If the information required under this Clause has been provided previously to the Client or Other Government Department by the Contractor, the Contractor may satisfy these requirements by giving details of the previous notification and confirming they remain valid.

24A.8. 	In order to satisfy the Client that the Works and plant and materials being delivered in accordance with the sustainable procurement objectives in, this Contract and Scope, the Contractor shall work jointly with the Client to develop Key Performance Indicators and shall seek to agree a method of independent verification of these Key Performance Indicators.

24A.9.	Key Performance Indicators arising from the delivery of the Works and plant and materials shall include but not be limited to the following:

24A.9.1	The rate of arising of reportable incidents under UK or (where appropriate) other equivalent Health and Safety legislation.

24A.9.2	The “Carbon footprint” of the Contract; this being the kilograms of CO2 equivalence of all greenhouse gas emissions arising from all prime and sub-tier activity connected with the delivery of the Works and plant and materials. This shall include but not be limited to emissions derived from the:

24A.9.2.1 purchase of electricity,

24A.9.2.2 direct use of gas or oil for heating,

24A.9.2.3 use of energy in the supply chain,

24A.9.2.4 movement of personnel and material in support of the service.

24A.9.3	The quantities of surplus material of all descriptions used in the delivery of the Works and plant and materials at prime or sub-tier level which are re-used, recycled or disposed of and the method of such disposal. For the purposes of this condition “surplus material” shall include but not be limited to:

24A.9.3.1 Paper, card and cardboard,

24A.9.3.2 Wood and wood containing products,

24A.9.3.3 Ferrous and non-ferrous metals,

24A.9.3.4 Construction materials,

24A.9.3.5 Solvents, paints and adhesives,

24A.9.3.6 IT equipment,

24A.9.3.7 Equipment systems and related assemblies and subassemblies.

24A.9.4	Measures taken by the Contractor or its first-tier subs to enhance the local environment in the environs of its sites delivering the Works and plant and materials.

24A.10 	The Contractor is encouraged to bring to the attention of the Client any measures which might promote sustainable procurement from a social, economic and environmental point of view.

24B	Insert Clause 24B (DEFCON 550):

“Child Labour and Employment Law

24B.1	The Contractor shall comply in all material respects with Child Labour Legislation and applicable employment legislation of those jurisdiction(s) where the Contract is being performed.

24B.2	The Contractor agrees to take reasonable efforts to reflect this Clause in any subcontract that it enters into to satisfy the requirements of the Contract and to require its subcontractors to reflect this Clause in their subcontracts that they enter into to satisfy the requirements of the Contract.”

25A	Insert a new Clause 25A (DEFCON 681):

“Decoupling Clause - Subcontracting With The Crown

25A.1	If the Contractor shall enter into any other contract with the Crown relating in any way to the subject matter of the Contract, then, no breach by the Crown of that other contract nor any other act or omission nor any written or oral statement nor any representation whatsoever of or by the Crown its servants or agents or other contractors relating to or connected with any other contracts as aforesaid shall, regardless of any negligence on its part or their part:

25A.1.1 	give the Contractor any right under the Contract to an extension of time or additional payment or damages or any other relief or remedy whatsoever against the Client;

25A.1.2 	affect, modify, reduce or extinguish either the obligations of the Contractor or the rights or remedies of the Client (including without limitation the right to liquidated damages under the Contract); or

25A.1.3	be taken to amend, add to, delete or waive any term or condition of the Contract.”

26.5	Insert a new Clause 26.5:

“Small and Medium Sized Enterprises (SMEs)

26.5.1.1	The Contractor is required to take all reasonable steps to engage SMEs as Subcontractors and to seek to ensure that no less than the percentage of the Subcontractors stated in the Contract Data (the “SME Percentage”) are SMEs or that a similar proportion of the Defined Cost of the works is undertaken by SMEs.

26.5.1.2	The Contractor is required to report to the Client in its regular contract management monthly reporting cycle the numbers of SMEs engaged as Subcontractors and the value of the Defined Cost of the works that has been undertaken by SMEs.

26.5.1.3	Where available, the Contractor is required to tender its Subcontracts using the same online electronic portal as was provided by the Client for the purposes of tendering this Contract.

26.5.1.4	The Contractor is to ensure that the terms and conditions used to engage Subcontractors are no less favourable than those of this Contract.  A reason for the Project Manager not accepting Sub-contract conditions proposed by the Contractor is that they are unduly disadvantageous to the Subcontractor.

Apprenticeships

26.5.2.1	The Contractor takes all reasonable steps to employ apprentices, and reports to the Client the numbers of apprentices employed and the wider skills training provided, during the delivery of the works.

26.5.2.2	The Contractor takes all reasonable steps to ensure that no less than the percentage of its employees stated in the Contract Data (the “Apprenticeship Percentage”) are on formal apprenticeship programmes or that a similar proportion of hours worked in delivering the works, (which may include support staff and Subcontractors) are provided by employees on formal apprenticeship programmes.

26.5.2.3	The Contractor makes available to its employees and Subcontractors working on the contract, information about the Government’s Apprenticeship programme and wider skills opportunities.

26.5.2.4	The Contractor provides any further skills training opportunities that are appropriate for its employees engaged in carrying out the works.

26.5.2.5	The Contractor provides a written report detailing the following measures in its regular contract management monthly reporting cycle and is prepared to discuss apprenticeships at its regular meetings with the Project Manager:

  - the number of people during the reporting period employed on the contract, including support staff and Subcontractors,

  - the number of apprentices and number of new starts on apprenticeships directly initiated through the procurement process,

  - the percentage of all employees taking part in an apprenticeship programme,

  - if applicable, an explanation from the Contractor as to why it is not managing to meet the specified percentage target,

  - actions being taken to improve the take up of apprenticeships,

  - other training/skills development being undertaken by employees in relation to this Contract, including:

##### (i)	work experience placements for 14 to 16 year olds;

##### (ii)	work experience /work trial placements for other ages;

##### (iii)	student sandwich/gap year placements;

##### (iv)	graduate placements;

##### (v)	vocational training;

##### (vi) basic skills training; and

##### (vii) on site training provision/ facilities.”

26.6		Insert a new Clause 26.6:

“Subcontracting to Supported Employment Enterprises

26.6.1	When placing Subcontracts, the Contractor is asked to give consideration, as far as possible, to placing work on a competitive basis with Subcontractors that are Supported Businesses.

26.6.2	For the purpose of clause 26.6.1 to 26.6.3, “Supported Businesses” means establishments or services where more than 50% of the workers are disabled persons who by reason of the nature or severity of their disability are unable to take up work in the open labour market.

26.6.3	The Contractor can find details of Supported Businesses in the United Kingdom on the Supported Business Directory that is British Association for Supported Employment at Unit 4, 200 Bury Road, Tottington, Lancashire BL8 3DX (Telephone: 01204 880733) or http://business.base-uk.org/directory.”

26.7		Insert a new Clause 26.7:

“Provision of steel

26.7.1	The Supplier shall ensure that all Sub-contracts, which the Supplier intends to procure for the provision of steel following date of this Contract, and which the Supplier has not, before the date of this Contract, already awarded to a particular Subcontractor, are:

26.7.1.1 advertised on Defence Contracts Online or Contracts Finder, or both; and

26.7.1.2 awarded following a fair, transparent and competitive process proportionate to the nature and value of the Sub-contract.

26.7.2 	Any Sub-contract awarded by the Supplier pursuant to Clause 26.7 must contain suitable provisions to impose, as between the parties of the Sub-contract:

26.7.2.1 requirements to the same effect as those in Clause 26.7; and

26.7.2.1 a requirement for the Subcontractor to include in any Sub-contract which it in turn awards, suitable provisions to impose, as between the parties to that Sub-contract, requirements to the same effects as those required by this Clause 26.6.

26.7.3	For the purposes of Clauses 26.7 “Sub-contract” means a contract between two or more suppliers, at any stage of remoteness from the Client in a subcontracting chain, made wholly or substantially for the purpose of performing or contributing to the performance of the whole or any part of this Contract and “Subcontractor” means any third party with whom (a) the Supplier enters into a Sub-contract; or (b) a third party under (a) enters into a Sub-contract; or the servants or agents of that third party.”

26.8	Insert a new Clause 26.8 (DEFCON 534):

“Subcontracting and prompt payment

26.8.1	Subcontracting any part of the Contract shall not relieve the Contractor of any of the Contractor’s obligations, duties or liabilities under the Contract.

26.8.2	Where the Contractor enters into a Sub-contract he shall cause a term to be included in such Sub-contract:

26.8.2.1	providing that where the Subcontractor submits an invoice to the Contractor, the Contractor will consider and verify that invoice in a timely fashion;

26.8.2.2	providing that the Contractor shall pay the Subcontractor any sums due under such an invoice no later than a period of 30 days from the date on which the Contractor has determined that the invoice is valid and undisputed;

26.8.2.3	providing that where the Contractor fails to comply with paragraph 26.8.2.1 above, and there is an undue delay in considering and verifying the invoice, that the invoice shall be regarded as valid and undisputed for the purposes of paragraph 26.8.2.2 after a reasonable time has passed; and

26.8.2.4	requiring the counterparty to that Sub-contract to include in any Sub-contract which it awards, provisions having the same effect as Clauses 26.8.2.1 to 26.8.2.4 of this Clause.”

26.9	Insert a new Clause 26.8 (DEFCON 675):

“Advertising Subcontracts (Defence and Security Public Contracts Regulations 2011 only)

26.9.1	This Condition shall not apply:

26.9.1.1 where pursuant to Regulation 37(3) the Client obliges the Contractor to apply the provisions set out in Part 7 of the Regulations to all sub-contracts which the Contractor intends to award to third parties in connection with the Contract after the Commencement Date; or

26.9.1.2 in relation to any Sub-Contract or Sub-Contracts which the Contractor intends to award to any third party or third parties after the Commencement Date, where pursuant to Regulation 37(3) the Client obliges the Contractor to apply the provisions set out in Part 7 of the Regulations to the award of that or those Sub-Contract(s).

26.9.2      	Subject to clause 26.9.1, where the Contractor, after the Commencement Date, elects to advertise the subject matter of any Sub-Contract with the view to appointing one or more Sub-Contractors, it shall (unless the Client otherwise agrees in writing):

26.9.2.1 promptly notify the Client, if the Contractor intends to award a

Sub-Contract;

26.9.2.2 publish an advertisement on (and provide all information required by) Defence Contracts Online in respect of each and any Sub-Contract opportunity;

26.9.2.3 within 30 (thirty) days after the date on which such Sub-Contract shall have been awarded update the relevant advertisement on Defence Contracts Online in respect of such Sub-Contract identifying the name and registered office address details of the Sub-Contractor so appointed under such Sub-Contract and providing a description of the subject matter and the value (excluding VAT) of such Sub-Contract; and

26.9.2.4 provide reports to the Commercial Officer, if so requested, on the number, type and value of Sub-Contract opportunities placed on Defence Contracts Online and awarded in its supply chain during the Contract Period; and

26.9.2.5 promote Defence Contracts Online to all Sub-Contractors and encourage those operators to register on it.

26.9.3	The Client may issue guidance to the Contractor on how to advertise sub-contract opportunities on Defence Contracts Online from time to time and (where the Contractor elects to advertise the subject matter of any Sub-Contract after the Commencement Date with the view to appointing one or more Sub- Contractors after that date) the Contractor shall comply with such guidance so issued in relation to the advertisement of any Sub-Contract pursuant to this Condition.

27.5	Insert a new Clause 27.5

“Confidentiality and Information Sharing

27.5.1	Except to the extent set out in this Clause or where disclosure is expressly permitted elsewhere in this Contract, each party shall:

27.5.1.1 treat the other party's Confidential Information as confidential and safeguard it accordingly; and

27.5.1.2 not disclose the other party's Confidential Information to any other person without the owner's prior written consent.

27.5.1.3 immediately notify the Disclosing Party if it suspects unauthorised access, copying, use or disclosure of the Confidential Information,

27.5.1.4 notify the Serious Fraud Office where the Recipient Party has reasonable grounds to believe that the Disclosing Party is involved in activity that may be a criminal offence under the Bribery Act 2010.

27.5.2  	The Clause above shall not apply to the extent that:

27.5.2.1 such disclosure is a requirement of the law of the Contract placed upon the party making the disclosure, including any requirements for disclosure under the FOIA or the Environmental Information Regulations pursuant to Clause Z10 (Freedom of Information),

27.5.2.2 such information was in the possession of the party making the disclosure without obligation of confidentiality prior to its disclosure by the information owner,

27.5.2.3 such information was obtained from a third party without obligation of confidentiality,

27.5.2.4 such information was already in the public domain at the time of disclosure otherwise than by a breach of this Contract; or

27.5.2.5 it is independently developed without access to the other party's Confidential Information.

27.5.3	The Contractor may only disclose the Client’s Confidential Information to the Contractor Personnel who are directly involved in the carrying out of the works and who need to know the information, and shall ensure that such Contractor Personnel are aware of and shall comply with these obligations as to confidentiality.

The Contractor shall not, and shall procure that the Contractor Personnel do not, use any of the Client Confidential Information received otherwise than for the purposes of this Contract.

27.5.4	The Contractor may only disclose the Client Confidential Information to the Contractor Personnel who need to know the information, and shall ensure that such Contractor Personnel are aware of, acknowledge the importance of, and comply with these obligations as to confidentiality. In the event that any default, act or omission of any Contractor Personnel causes or contributes (or could cause or contribute) to the Contractor breaching its obligations as to confidentiality under or in connection with this Contract, the Contractor shall take such action as may be appropriate in the circumstances, including the use of disciplinary procedures in serious cases. To the fullest extent permitted by its own obligations of confidentiality to any Contractor Personnel, the Contractor shall provide such evidence to the Client as the Client may reasonably require (though not so as to risk compromising or prejudicing the case) to demonstrate that the Contractor is taking appropriate steps to comply with this Clause, including copies of any written communications to and/or from Contractor Personnel, and any minutes of meetings and any other records which provide an audit trail of any discussions or exchanges with Contractor Personnel in connection with obligations as to confidentiality.

27.5.5	At the written request of the Client, the Contractor shall procure that those members of the Contractor Personnel identified in the Client's notice signs a confidentiality undertaking prior to commencing any work in accordance with this Contract.

27.5.6	Nothing in this Contract shall prevent the Client from disclosing the Contractor's Confidential Information:

27.5.6.1 to any Crown Body or any other Contracting Bodies.  All Crown Bodies or Contracting Bodies receiving such Confidential Information shall be entitled to further disclose the Confidential Information to other Crown Bodies or other Contracting Bodies on the basis that the information is confidential and is not to be disclosed to a third party which is not part of any Crown Body or any Contracting Body;

27.5.6.2 to any consultant, contractor or other person engaged by the Client or any person conducting an Office of Government Commerce gateway review;

27.5.6.3 for the purpose of the examination and certification of the Client's accounts; or

27.5.6.4 for any examination pursuant to section 6(1) of the National Audit Act 1983 of the economy, efficiency and effectiveness with which the Client has used its resources.

and for the purposes of the foregoing, disclosure of the Contractor’s Confidential Information shall be on a confidential basis and subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the Client under this Clause 27.5.6.

27.5.7 	The Client shall use all reasonable endeavours to ensure that any government department, Contracting Body, employee, third party or Subcontractor to whom the Contractor's Confidential Information is disclosed pursuant to the above Clause is made aware of the Client's obligations of confidentiality.

27.5.8	Nothing in this Clause shall prevent either party from using any techniques, ideas or know-how gained during the performance of the Contract in the course of its normal business to the extent that this use does not result in a disclosure of the other party's Confidential Information or an infringement of IPR

27.5.9		The Client may disclose the Confidential Information of the Contractor:

27.5.9.1 on a confidential basis to any Crown Body for any proper purpose of the Client or the relevant Crown Body;

27.5.9.2 to Parliament and Parliamentary Committees or if required by any Parliamentary reporting requirement;

27.5.9.3 to the extent that the Client (acting reasonably) deems disclosure necessary or appropriate in the course of carrying out its public functions;

27.5.9.4 on a confidential basis to a professional adviser, consultant, supplier or other person engaged by any Crown Body (including any benchmarking organisation) for any purpose connected with this Contract;

27.5.9.5 on a confidential basis for the purpose of the exercise of its rights under this Contract;

27.5.9.6 on a confidential basis to a proposed successor body of the Client in connection with any assignment, novation or disposal of any of its rights, obligations or liabilities under this Contract,

and for the purposes of the foregoing, references to disclosure on a confidential basis shall mean disclosure subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the Client under this Z Clause.

27.6		Insert a new Clause 27.6:

“Health and Safety

27.6.1	The Contractor will be the Principal Contractor and Principal Designer as defined by and for the purposes of the CDM Regulations.

27.6.2		The Contractor warrants that it:

27.6.2.1 is fully aware of his obligations as Principal Contractor and Principal Designer under the CDM Regulations and possesses the requisite degree of competence and level of resources to meet those obligations;

27.6.2.2 will ensure that all Subcontractors and the Contractor’s design consultant are fully aware of their obligations under the CDM Regulations (in particular the provisions of Regulation 11 and 18 being duties of designers) and are fully competent and are adequately resourced to meet those obligations.”

27.7		Insert a new Clause 27.7 (DEFCON 602A):

“Quality Assurance (with deliverable quality plan)

27.7.1	The Contractor shall submit the Deliverable Quality Plan as defined in AQAP 2105 to the Client in accordance with the Contract.

27.7.2	When agreed by the Client, the Deliverable Quality Plan shall be incorporated into the Contract. Notwithstanding that the Deliverable Quality Plan will have been seen and agreed by the Client, the Contractor shall be solely responsible for the accuracy, suitability and applicability of the Deliverable Quality Plan.”

27.8	Insert a new Clause 27.8 (DEFCON 608)

“Access and facilities to be provided by the Contractor

27.8.1	The Contractor shall provide to the Client’s Representatives, following reasonable notice, relevant accommodation / facilities, at no direct cost to the Client, and all reasonable access to its premises for monitoring the Contractor’s progress and quality standards in performing the Contract.

27.8.2	As far as reasonably practical, the Contractor shall ensure that the provisions of Clause 27.8.1 are included in their subcontracts with those suppliers identified in the Contract. The Client, through the Contractor, shall arrange access to such subcontractors.”

27A		Add new Clause 27A (DEFCON 604):

“Progress reports

27A.1	The Contractor shall supply the Client with reports on the progress of the Contract.

27A.2	Reports shall detail as a minimum:

27A.2.1 	Performance / Delivery of the Contractor Deliverables,

27A.2.2 	Risks and Opportunities,

27A.2.3 	Any other information specified in the Contract,

27A.2.4 	Any other information reasonably requested by the Client.

27A.3	Reports shall be provided to the addressees in boxes 1 and 2 of the DEFFORM 111 (Part 6, Schedule 2 of this Contract) and in the form and frequency specified in the Contract.

27A.4	The provision of these reports by the Contractor and receipt by the Client shall be in accordance with DEFCON 525 (Acceptance). These reports shall not prejudice any rights or obligations of the Client or the Contractor under the Contract.

27B		Insert anew Clause 27B (DEFCON 525):

“Acceptance

27B.1	Subject to Clause 27B.2 of this Clause, acceptance of an Article occurs at the time and in accordance with the procedure specified in the Contract or, if none is so specified:

27B.1.1 	where the Contract specifies a time limit within which to reject, that time has elapsed,

27B.1.2 	where the Contract specifies no time limit within which to reject, a reasonable time has elapsed since delivery has occurred; or

27B.1.3 	when it has been delivered and the Client does any act in relation to it which is inconsistent with the Contractor's ownership.

27B.2		The Client shall not have accepted an Article:

27B.2.1 	merely because the Client asks for, or agrees to, its repair by or under an arrangement with the Contractor; or

27B.2.2	unless otherwise specified in the Contract, merely because the Article has been delivered to a third party.

27B.3	Unless otherwise specified in the Contract, the Client shall not be deemed to have accepted an Article unless it has had a reasonable opportunity to examine it after delivery for the purpose:

27B.3.1 	of ascertaining whether it is in conformity with the Contract; or

27B.3.2 	in the case of a contract for sale by sample, of comparing the bulk with the sample.

27B.4 	Acceptance shall be governed by this Clause to the exclusion of any common law or Statutory provision relating to acceptance of goods.

27B.5	Where software is to be supplied as a requirement of the Contract it will be subject to the provisions of this Clause as if it were an Article.”

27C	Insert a new Clause 27C (DEFCON 524)

“Rejection

27C.1	Prior to acceptance by the Client in accordance with DEFCON 525 (Clause 27B of this Contract), the Client may reject any Article (whether or not after inspection) which does not conform with the requirements of the Contract.

27C.2	The Client may (whether or not after inspection) reject the whole of any consignment of the Articles if:

27C.2.1 	such proportion or percentage of the Articles in that consignment as the Contract may specify as being appropriate for the purposes of this Clause, do not conform with the requirements of the Contract; or

27C.2.2 	samples, whether of Articles or of the material in the Articles, taken randomly from that consignment do not conform with the requirements of the Contract.

27C.3	For the purposes of this Clause, an item of Issued Property in connection with which the Contractor is required under the Contract to carry out any Service, shall, following completion of the Service, be subject to rejection under Clauses 27C.1 and 27C.2 of this Clause as if it was an Article, but without prejudice to the Client's proprietary and other rights in that item of Issued Property. The provisions of Clauses 27C.4, 27C.5, 27C.6 and 27C.7 shall similarly apply to such items.

27C.4	Subject to DEFCON 524A and Clause 27C.7 of this Clause, the Contractor shall at his own expense and within fourteen days of being notified of the rejection, or within any other period specified in the Contract, remove any Article or consignment which the Client has rejected.

27C.5	If the Contractor fails to remove the rejected Article or consignment in accordance with Clause 27C.4 of this Clause, the Client may return it to the Contractor at the Contractor's risk and expense.

27C.6	The Contractor shall at his own expense and within the contractual period for delivery, or within such further reasonable period as the Client may allow, supply Articles that conform with the requirements of the Contract.

27C.7	The Contractor may object in writing to a notification of rejection by the Client within the period specified at Clause 27C.4. If the objection is not resolved within a reasonable time, it shall be treated as a dispute within the meaning of DEFCON 530 (Clause 9 of this contract). Unless otherwise agreed the Contractor shall not remove the Articles which are the subject of the rejection notice unless and until the objection or dispute has been resolved in favour of the Client.

27D	Insert new Clause 27D (DEFCON 647):

“Financial Management Information

27D.1	As a minimum the Contractor shall report the Financial Management Information to the Client as detailed in Annex A to this DEFCON (Schedule 4 – Annex A). The Contractor shall provide Financial Management Information in the format at Annex B to this Clause (Schedule 4 – Annex B), to the addresses specified in the Contract within:

27D.1.1 	[   ]  Business Days of the start of the contract;

27D.1.1 	after a change that exceeds either 5% of the Contract value or £250k; and

27D.1.1 	at a frequency specified in the contract.

27D.2	The Contractor shall retain the Financial Management Information and supporting financial records in accordance with DEFCON 609 (Clause 27E of this Contract).

27E	Insert new Clause 27E (DEFCON 609):

“Contractor’s records

27E.1	The Contractor and its Subcontractors shall maintain all records specified in and connected with the Contract (expressly or otherwise), and make them available to the Client when requested on reasonable notice.

27E.2	The Contractor and its Subcontractors shall also permit access to relevant records that relate to the contractual obligations to supply goods or services under the Contract, held by or controlled by them and reasonably required by the Comptroller and Auditor General, their staff and any appointed representative of the National Audit Office, and provide such explanations and information as reasonably necessary for the following purposes:

27E.2.1	to enable the National Audit Office to carry out the Client’s statutory audits and to examine and/or certify the Client’s annual and interim report and accounts; and

27E.2.2	to enable the National Audit Office to carry out an examination pursuant to Part II of the National Audit Act 1983 of the economy, efficiency and effectiveness with which the Client has used its resources.

27E.3	With regard to the records made available to the Client under Clause 1 of this Clause, and subject to the provisions of DEFCON 531 (Clause 19D of this Contract) (Disclosure of Information), the Contractor shall permit records to be examined and if necessary copied, by the Client, or Representative of the Client, as the Client may require.

27E.4	Unless the Contract specifies otherwise the records referred to in this Clause shall be retained for a period of at least 6 years from the:

27E.4.1	end of the Contract term;

27E.4.2	termination of the Contract; or

27E.4.3	final payment, whichever occurs latest.

27F		Insert a new Clause 27F (DEFCON 642)

“Progress Meetings

27F.1	The Contractor shall attend progress meetings at the frequency and times specified in the Contract. Any additional meetings shall be at no cost to the Client.

27F.1.1	The Client's Project Manager and acquisition team members shall attend each meeting and will advise the Contractor in advance of the expertise of his supporting team.

27F.1.2	The Contractor's Project Manager shall be required to attend each meeting supported by personnel suitably qualified to respond to the areas of expertise notified by the Client.

27F.2 	All meetings will be held at a location to be agreed between the Contractor and the Project or Equipment Support Manager.

27F.3 	Unless stated otherwise the Contractor shall be responsible for making a record of the discussions and decisions of the meeting. These will be forwarded within two weeks of the meeting, in draft form, to the Commercial Officer at the address given in boxes 1 and 2 of the DEFFORM 111 (Part 6, Schedule 2 of this Contract), for agreement prior to the final version being issued.

27G	Insert a new Clause 27G (DEFCON 678):

“SME Spend data collection

27G.1	The Contractor shall by 30 June (or such alternative date agreed between the parties (acting reasonably) in writing having regard for the end date of the Contractor's financial year)) each year during the Contract Period at (subject to the operation of Clause 28.4) no additional cost, charge and expense to the Client provide to the Client the information identified in DEFFORM 139 (Part 6, Schedule 5 of this Contract)  (as amended by the Client from time to time and with each such amended version taking effect in accordance with Clause 27.3), including:

27G.1.1 	the total Revenue on and prior to the Reporting Date in respect of the relevant financial year immediately prior to the Reporting Date,

27G.1.2	the total value of Sub-contract Revenue paid under the Contract in respect of the relevant financial year immediately prior to the Reporting Date; and

27G.1.3 	the total value of Sub-contract Revenue paid to SMEs and VCSEs in respect of the relevant financial year immediately prior to the Reporting Date.

27G.2	The Client may issue from time to time guidance to the Contractor in relation to the completion of DEFFORM 139 (Part 6, Schedule 5 of this Contract)  (and the Contractor shall not unreasonably refuse to comply with any such guidance so issued when completing such DEFFORM and complying with this Clause).

27G.3	The Client may at any time during the Contract Period change the reporting template in DEFFORM 139 (Part 6, Schedule 5 of this Contract), provided that the Client shall have given a minimum of 30 (thirty) days’ advance notice in writing of the scope and nature of such change or changes. The changes may include the data required or format of the report or both. The parties agree that no such change shall constitute a formal amendment of the Contract.

27G.4	Where the Contractor is reasonably likely to incur additional costs arising from any change to the reporting template in DEFFORM 139 (Part 6, Schedule 5 of this Contract) notified by the Client to the Contractor pursuant to Clause 4, the Contractor may notify the Client to such effect providing at the same time a Contractor Change Proposal (as defined in DEFCON 620 (Clause 13.13) including the information identified in paragraph 3 b. of DEFCON 620 (Clause 13.13). On and from the date on which the Client receives such notification and proposal the parties shall operate, and comply with their respective obligations under, paragraphs 3 and 4 of DEFCON 620 (Clause 13.13)  in relation to such change (but not paragraphs 1 and 2 of DEFCON 620 (Clause 13.13), which shall not apply in relation to such change) and for the purposes of this Clause all references to "Contractor Proposal" shall be construed as references to the "Contractor Change Proposal" and "Client Notice of Change" shall be construed as references to the Client's notice issued pursuant to Clause 4.

27G.5	Notwithstanding the requirements of DEFCON 609 (Clause 27E of this Contract), the Contractor shall retain the information identified in Clause 2 of this Clause and supporting records for a period of 24 (twenty-four) months commencing on the date of their provision pursuant to Clause 2 of this Clause.

27H	Insert new Clause 27H (DEFCON 691)

“Timber and wood derived products

27H.1	All Timber and Wood-Derived products supplied by the Contractor under the Contract (including all Timber and Wood-Derived Products supplied by Subcontractors):

27H.1.1	shall comply with the Contract Specification; and

27H.1.2	must originate either:

27H.1.2.1 from a Legal and Sustainable source; or

27H.1.2.2 from a FLEGT-licensed or equivalent source.

27H.2	In addition to the requirements of Clause 27H.1 above, all Timber and Wood-Derived products supplied by the Contractor under the Contract (including all Timber and Wood-Derived products supplied by Subcontractors) shall originate from a forest source where management of the forest has full regard for:

27H.2.1	identification, documentation and respect of legal, customary and traditional tenure and use rights related to the forest;

27H.2.2	mechanisms for resolving grievances and disputes including those relating to tenure and use rights, to forest management practices and to work conditions; and

27H.2.3	safeguarding the basic labour rights and health and safety of forest workers.

27H.3	If requested by the Client, the Contractor shall provide to the Client evidence that the Timber and Wood-Derived Products supplied to the Client under the Contract complies with the requirements of Clause 27H.1 or Clause 27H.2, or both.

27H.4	The Client reserves the right at any time during the execution of the Contract and for a period of 5 years from final delivery under the Contract to require the Contractor to produce the evidence required for the Client's inspection within 14 days of the Client's request.

27H.5	If the Contractor has already provided the Client with the evidence required under Clause 27H.4, the Contractor may satisfy these requirements by giving details of the previous notification and confirming the evidence remains valid and satisfies the provisions of Clauses 27H.2 and 27H.3.

27H.6	The Contractor shall maintain records of all Timber and Wood-Derived Products, delivered to and accepted by the Client, in accordance with DEFCON 609 (Clause 27E of this Contract).

27H.7	Notwithstanding Clause 27H.4, if exceptional circumstances render it strictly impractical for the Contractor to record evidence of proof of timber origin for previously used Recycled Timber, the Contractor shall support the use of this Recycled Timber with:

27H.7.1	a record tracing the Recycled Timber to its previous end use as a standalone object or as part of a structure; and

27H.7.2	an explanation of the circumstances that rendered it impractical to record evidence of proof of timber origin.

27H.8	The Client reserves the right to decide, except where in the Client’s opinion the timber supplied is incidental to the requirement and from a low risk source, whether the evidence submitted to it demonstrates compliance with Clause 27H.2 and Clause 27H.3. In the event that the Client is not satisfied, the Contractor shall commission and meet the costs of an "Independent Verification" and resulting report that will:

27H.8.1	verify the forest source of the timber or wood; and

27H.8.2	assess whether the source meets the relevant criteria of Clause 27H.3.

27H.9	The statistical reporting requirement at Clause 27H.11 applies to all Timber and Wood-Derived Products delivered under the Contract. The Client reserves the right to amend the requirement for statistical reporting, in the event that the UK Government changes the requirement for reporting compliance with the Government Timber Procurement Policy. Amendments to the statistical reporting requirement will be made in accordance with DEFCON 503 (Clause 13.10 of this Contract).

27H.10	The Contractor shall provide to the Client, using DEFFORM 691A (27H.12)  the data or information the Client requires in respect of Timber and Wood-Derived Products delivered to the Client under the Contract, or in respect of each Order in the case of a Framework Agreement, or at such other frequency as stated in the Contract. The Contractor shall send all completed DEFFORMs 691A (27H.12), including Nil Returns where appropriate, to the Client’s Commercial Branch identified in the Appendix to Contract.

27H.11	DEFFORM 691A (27H.12) may be amended by the Client from time to time, in accordance with DEFCON 503 (Clause 13.10 of this Contract).

# 27H.12	Timber and Wood-Derived Products Supplied under the Contract – Data Requirements

## Contract No: ____________________________

| Schedule of Requirements item and timber product type | Volume of timber delivered to the Client with FSC, PEFC or equivalent evidence | Volume of timber delivered to the Client with other evidence | Volume (as delivered to the Client) of timber without evidence of compliance with Government Timber Procurement Policy | Total volume of timber delivered to the Client under the Contract |
| --- | --- | --- | --- | --- |

27I		Insert new Clause 27I (DEFCON 516):

“Equality

27I.1    	The Contractor shall not unlawfully discriminate either directly or indirectly on the grounds of age, disability, gender (including re- assignment), sex or sexual orientation, marital status (including civil partnerships), pregnancy and maternity, race, or religion or belief.

27I.2	Without prejudice to the generality of the obligation in Clause 27I.1 above, the Contractor shall not unlawfully discriminate within the meaning and scope of the Equality Act 2010 (or any statutory modification or re- enactment thereof) or other relevant or equivalent legislation in the country where the Contract is being performed.

27I.3	The Contractor agrees to take reasonable efforts to secure the observance of the provisions of this Clause by any of its employees, agents or other persons acting under its direction or control who are engaged in the performance of the Contract.

27I.4	The Contractor agrees to take reasonable efforts to reflect this Clause in any subcontract that it enters into to satisfy the requirements of the Contract and to require its subcontractors to reflect this Clause in their subcontracts that they enter into to satisfy the requirements of the Contract.”

27K	Insert Clause 27K (DEFCON 624):

“Use of Asbestos

Prohibition of Asbestos

27K.1	Subject to Clauses 27K.3 and 27K.4 below, no asbestos of any type shall be incorporated into any Articles (as defined in DEFCON 501 (Clause 11 of this Contract) or other material to be supplied under the Contract.

Notification

27K.2	The Contractor shall notify the Client in writing as soon as they become aware that Asbestos may be incorporated in Articles or other materials to be supplied or processed during performance of the Contract.

Exemption

27K.3	The Secretary of State may issue a Defence Exemption Certificate under the REACH Enforcement Regulations 2008 (the Regulations) exempting the Contractor from parts of the Regulations. The Contractor may incorporate Asbestos into Articles and / or material supplied, or use or process it in the performance of services under the Contract in accordance with the conditions set out in the Certificate.

27K.4	If at any stage during the lifetime of the Contract, an alternative substance becomes available, the Contractor shall bring this to the attention of the Client immediately, by notice in writing. The Client shall then determine, in consultation with the Contractor and the Health and Safety Executive where appropriate, whether the substance would be suitable for incorporation into any Articles or material which have yet to be supplied under the Contract. The Client may require the Contractor to suspend any further production of such Articles or material or delivery of services, pending such determination, thereby relieving the Contractor (for the time being) of any contractual obligations to provide such Articles, material or services. In the event that the Client determines that the alternative substance would be suitable for incorporation into such Articles or material or in the performance of services in lieu of Asbestos, the Client may vary its requirements in the light of any such determination.

27K.5	If, at any stage during the lifetime of the Contract, the Secretary of State issues a further certificate which varies or revokes any Defence Exemption Certificate granted in accordance with the Regulations, the effect of which is that any further supply of the Articles or delivery of services under the Contract would be prohibited by the Regulations, the Contractor shall, on becoming aware of the further certificate, immediately refrain from incorporating Asbestos into any such Articles or performing the service and shall provide the Client with written confirmation of this within forty-eight hours. The Client reserves the right to vary its requirements in the light of any such decision.

27K.6	Where the Contract is for the provision of a service, the Contractor shall obtain from the Health and Safety Executive or the Secretary of State for Defence as appropriate, an exemption from the requirements of the COAR under Regulation 29 or 30 where an exemption is necessary for performance of the contract.

27L	Add a new clause 27L (DEFCON 23):

“Special Jigs, Tooling and Test Equipment

27L.1	Introduction

27L.1.1	The Contractor shall provide all jigs, tools, patterns moulds, dies, manufacturing gauges and test equipment, together with any associated fixtures, fittings and software necessary for the manufacture of the Articles or for the performance of any other work in accordance with the Contract Schedule of Requirements, unless supplied by the Client under the terms of DEFCON 611 (Clause 70.B of this Contract).

27L.1.2	For the purposes of this Clause, “Special Jigs, Tools Etc” means all special jigs, tools, patterns, moulds, dies, manufacturing gauges and test equipment, together with any associated fixtures, fittings and software necessary for the manufacture of the Articles or for the performance of any other work, which are not tools of the trade, as used by the Contractor in the performance of the Contract.

27L.1.3	If the Contract Price has yet to be agreed, the cost of Special Jigs, Tools Etc will not be accepted by the Client as a direct charge to the Contract unless approved in writing. The Contractor may make a written application to the Client that certain hardware or software, or both are special to the requirements of the Contract and that their provision should be met as a direct charge to the Contract as Special Jigs, Tools Etc. If the Client accepts the application it shall do so in writing. The Contractor shall not seek approval for Special Jigs, Tools Etc where the Contract Price is established, or where these are available under other contracts he already holds from the Client, either under the terms of this Condition or as Issued Property under DEFCON 611 (Clause 70.B of this Contract). This Clause shall not apply to the refurbishment of any Jigs, Tools Etc already held as Issued Property.

27L.2	Pricing

27L.2.1	Unless specified otherwise in the Contract, the Contract Price shall include an appropriate amount to enable the Contractor to recover his expenditure on Special Jigs, Tools Etc including the cost of maintenance and calibration under Clause 27L.6.2.

27L.2.2	The Contractor shall not claim assistance from other Government funds (e.g. Regional Development Grants or selective financial assistance) or other third parties towards the cost of any Special Jigs, Tools Etc.

27L.3	Passing of Property

27L.3.1	Except where otherwise specified in the Contract the Special Jigs, Tools Etc shall become the property of the Client:

27L.3.1.1 where DEFCON 649 (Clause 70A of this Contract) forms part of the Contract, in accordance with that Condition as if they were Articles;

27L.3.1.2 where the Client authorises the Contractor to utilise the Special Jigs, Tools Etc for the production of articles for a third party in advance of their being used for the production of Articles under the Contract, upon delivery of the first article so produced for the third party;

27L.3.1.3 in all other cases upon acceptance of the first Article, as defined within the Contract, or upon Contract completion, whichever is the earlier.

27L.3.2	Where property in the Special Jigs, Tools Etc passes to the Client under sub-Clauses 27L.3.1.2 or 27L.3.1.3 and they are still required to complete the Contract they shall be transferred to the Public Store Account as Contract Support Items and treated thereafter as Issued Property under the terms of DEFCON 611 (Clause 70.B of this Contract).

27L.4	Acceptance

Acceptance shall occur at the time the first Article produced with the Special Jigs, Tools Etc is accepted in accordance with DEFCON 525 (Clause 27B of this Contract) or at the time stated in the Contract.

27L.5	Modifications

Notwithstanding the passing of property to the Client under Clause 6 and their transfer to the Public Store Account under Clause 27L.3.2, the Contractor shall be free to modify the Special Jigs, Tools Etc as he considers necessary in order to produce the Articles or to perform the Contract work, and the Client’s approval of those modifications shall not be required.

27L.6	Accounting and Control

27L.6.1	The Contractor shall account for and control the Special Jigs, Tools Etc in accordance with the provisions of Clause 27L.3.2. Pending the transfer to the Public Store Account, the Contractor shall:

27L.6.1.1 maintain a list of Special Jigs, Tools Etc procured or manufactured by the Contractor;

27L.6.1.2 make the list available to the Client for inspection by the Client’s Asset Accounting Centre;

27L.6.1.3 maintain the list for three years, or for such other period as is specified in the Contract, after any disposal of the Special Jigs, Tools Etc where not transferred to the Public Store Account in accordance with DEFCON 611 (Clause 70.B of this Contract).

27L.6.1.3 forward the list to the Client’s Commercial Officer following first Article acceptance and prior to transfer of Special Jigs, Tools Etc to the Public Store Account;

The Contractor shall remove from the list any Special Jigs, Tools Etc transferred to the Public Store Account under Clause 27L.3.2.

27L.6.2	The Contractor shall be responsible for safe custody, maintenance and calibration necessary to retain the Special Jigs, Tools Etc in good order, until transferred to the Public Store Account, delivered or disposed of in accordance with written disposal instructions given by the Client.

27L.7	Availability

27L.7.1 	Once property in the Special Jigs, Tools Etc has passed to the Client in accordance with sub-Clause 27L.6.1.2 or 27L.6.1.3 of this Clause, the Contractor shall, if required, deliver the Special Jigs, Tools Etc to an individual, company, factory, or Government Establishment named by the Client. The Contractor shall not be entitled to any further payment for delivering the Special Jigs, Tools Etc other than for the recovery of packing and carriage costs reasonably incurred.

27L.7.2	This Clause shall not entitle the Client to require the Contractor to dispose of the Special Jigs, Tools Etc to the prejudice of the Contract or other contracts held by the Contractor with the Client or with another customer, provided the Client’s approval for that use in connection with a contract with another customer has been given in accordance with Clause 27L.9 below.

27L.7.3	Where the Contractor holds no contracts for articles or services for which the Special Jigs, Tools Etc will be used, but having received the Client’s approval in accordance with Clause 27L.9 below, has made a firm written offer to a third party to supply those articles or perform those services, the Client shall not be entitled to dispose of the Special Jigs, Tools Etc until the Contractor’s offer has expired and no commitment to supply those articles or perform those services remains.

27L.8	Disposal

27L.8.1 	As soon as the Special Jigs, Tools Etc cease to be required by the Contractor to meet the Client’s requirements or for use as specified in Clause 27L.7.2 he shall notify the Client. The Client will instruct the Contractor as to their disposal and, where appropriate, the method of crediting the Client with the proceeds of them less any cost of disposal incurred by the Contractor. The Client’s disposal instructions shall be given within 3 months, or other period stated in the Contract, from receipt of the Contractor’s notification.

27L.8.2	 Should the Client fail to issue disposal instructions within this period, a fair and reasonable amount will be agreed for storage and, as instructed by the Client, maintenance and calibration of the Special Jigs, Tools Etc, this sum to be a direct charge against the Contract or allocated as an indirect charge in accordance with the Contractor’s approved Questionnaire on the Method and Allocation of Costs.

27L.9	Use for other than the purposes of the Client

The Contractor shall not use the Special Jigs, Tools Etc for any purposes other than those of the Client without first obtaining the written approval of the Client and in accordance with the terms, including payment, for that other use as stated in a commercial exploitation, or other, agreement between the Contractor and the Client. In subcontracts which include the provisions of this Condition the Contractor shall require that the written approval be obtained direct from the Client by the subcontractor.”

27M		Add new Clause 27M (DEFCON 625):

“Co-operation On Expiry of Contract

27M.1	Upon the expiry of the Contract the Contractor agrees to co-operate with the Authority to such extent as he may be reasonably required to do so for a period of up to 6 months from the date of expiry, such period to be determined by the Client, to ensure an orderly and efficient transition from the management by the Contractor to management by the Client or some other person.

27M.2	The Client and the Contractor shall agree a fair and reasonable price for satisfying the provisions of this Clause.”

28		Delete existing clause and insert new Clause 28 (DEFCON 658):

“Cyber

Client obligations

28.1	The Client shall:

28.1.1	determine the Cyber Risk Level appropriate to this Contract and, where the Contractor has not already been notified of the Cyber Risk level prior to the date of this Contract, shall provide notification of the relevant Cyber Risk level and the appropriate Cyber Security Instructions to the Contractor as soon as is reasonably practicable; and

- 28.1.2		notify the Contractor as soon as reasonably practicable where the Client

reassesses the Cyber Risk Level relating to this Contract.

- Contractor Obligations

                - 28.2 		The Contractor shall, and shall procure that its Subcontractors shall:

                - 28.2.1		comply with DEFSTAN 05-138,

28.2.2	complete the CSM Risk Assessment Process in accordance with the Client’s instructions, ensuring that any change in the Cyber Risk Level is notified to any affected Subcontractor, and complete a further CSM Risk Assessment or CSM Supplier Assurance Questionnaire where a change is proposed to the Contractor’s supply chain which has or may have an impact on the Cyber Risk Level of this Contract or on receipt of any reasonable request,

28.2.3	carry out the CSM Supplier Assurance Questionnaire no less than once in each year of this Contract commencing on the first anniversary of completion of the CSM Supplier Assurance Questionnaire,

28.2.4	having regard to the state of technological development, implement and maintain all appropriate technical and organisational security measures to discharge its obligations under this Clause in accordance with Good Industry Practice provided always that where there is a conflict between the Contractor’s obligations under 28.2.1 above and this 28.2.4 the Contractor shall notify the Client in accordance with the notification provisions in DEFSTAN 05-138 as soon as it becomes aware of the conflict and the Client shall determine which standard or measure shall take precedence,

28.2.5	comply with all Cyber Security Instructions notified to it by the Client as soon as reasonably practicable,

28.2.6	notify the JSyCC WARP in accordance with ISN 2014/02 as amended or updated from time to time and the Contractors NSA/DSA, and in the case of a Subcontractor also notify the Contractor, immediately in writing as soon as they know or believe that a Cyber Security Incident has or may have taken place providing full details of the circumstances of the incident and any mitigation measures already taken or intended to be taken,

28.2.7	in coordination with its NSA/DSA, investigate any Cyber Security Incidents fully and promptly and co-operate with the Client and its agents and representatives and its NSA/DSA to take all steps to mitigate the impact of the Cyber Security Incident and minimise the likelihood of any further similar Cyber Security Incidents. For the avoidance of doubt, this shall include complying with any reasonable technical or organisational security measures deemed appropriate by the Contractors NSA/DSA in the circumstances and taking into account the Cyber Risk Level,

28.2.8	consent to the Client recording and using information obtained in relation to the Contract for the purposes of the Cyber Security Model whether on the Supplier Cyber Protection Service or elsewhere. For the avoidance of doubt such information shall include the cyber security accreditation of the Contractor and / or Subcontractor as appropriate; and

28.2.9 	include provisions equivalent to 28.6 of this Clause in all Sub-contracts imposing provisions equivalent to this Clause 28.2 (the “equivalent provisions”) and, where a Subcontractor breaches terms implementing this Clause in a Sub-contract, the Contractor shall, and shall procure that its Subcontractors shall, in exercising their rights or remedies under the relevant Sub-contract:

28.2.9.1. notify the Client of any such breach and consult with the Client regarding any remedial or other measures which are proposed as a consequence of such breach, taking the Client’s views into consideration; and

28.2.9.2 have regard to the equivalent provisions.

PROVIDED ALWAYS THAT where the Contractor has notified the Client that it or one or more if its Subcontractors cannot comply with Clauses 28.2.1 to 28.2.9 above the Client and Contractor will seek to agree a Cyber Security Implementation Plan and where the Client has agreed a Cyber Security Implementation Plan with the Contractor, the Contractor shall, and shall procure that its Subcontractors shall, comply with such Cyber Security Implementation Plan until implementation is agreed to have been achieved whereupon Clauses 28.2.1 to 28.2.9 above shall apply in full. In the event that a Cyber Security Implementation Plan cannot be agreed the Cyber provisions of DEFCON 530 (Clause 9 of this Contract) or any agreed alternative dispute resolution procedure shall apply.

Management Of Subcontractors

28.3.1 	The Client agrees that the Contractor shall be entitled to rely upon the self-certification by a Subcontractor of its compliance with its obligations pursuant to Clause 28.2. In the event that a Subcontractor is found to be in breach of its obligations in Clause 28.2, and where the Contractor has relied upon the Subcontractor’s self-certification, the Contractor shall not be held to be in breach of this Clause.

28.3.2	Where the Contractor becomes aware that a Subcontractor is not complying with its obligations, the Contractor shall notify the Client and provide full details of the Subcontractor’s non-compliance as soon as reasonably practicable and shall consult with the Client as to the appropriate course of action which may include but not be limited to the agreement of a remedial plan or termination of the Sub-contract having regard to Clause 28.2.9.

28.3.3	Having regard to the Client’s views, the Contractor shall take all reasonable measures to address any non-compliance of a Subcontractor in accordance with the reasonable timescales required by the Client. Where the Contractor fails to do so, this shall amount to a breach of this Clause and the provisions of 28.6.2 or 28.6.3 as appropriate shall apply.

28.3.4	The Contractor shall, and shall procure that its Subcontractors shall, include provisions equivalent to this Clause 28.3 in all Sub-contracts which flow down the obligations set out in Clause 28.2 of this Contract.

Records

28.4.1	The Contractor shall keep and maintain, and shall ensure that any Subcontractor shall keep and maintain, until 6 years after termination or expiry of this Contract, or as long a period as may be agreed between the Parties, full and accurate records including but not limited to:

28.4.1.1 details of all MOD Identifiable Information relating to the Contractor Deliverables provided under this Contract; and

28.4.1.2 copies of all documents required to demonstrate compliance with DEFSTAN 05-138 and this Clause, including but not limited to any information used to inform the CSM Risk Assessment Process and to carry out the CSM Supplier Assurance Questionnaire, together with any certificates issued to the Contractor and/or Subcontractor.

28.4.2	The Contractor shall, and shall ensure that any Subcontractor shall on request provide the Client, the Client's representatives and/or the Contractors NSA/DSA such access to those records as may be required in connection with this Contract.

Audit

28.5.1	Except where an audit is imposed on the Client by a regulatory body or there is a Cyber Security Incident in which case the Contractor agrees, and shall procure that its Subcontractors agree, that the Client and its representatives, in coordination with the Contractors NSA/DSA or the NSA/DSA on behalf of the Client, may conduct such audits as it considers in its absolute opinion necessary, the Client, its representatives and/or the Contractors NSA/DSA may, not more than twice in any calendar year and for a period of 6 years following the termination or expiry of this Contract, whichever is the later, conduct an audit for the following purposes to review:

28.5.1.1 and verify the integrity, confidentiality and security of any MOD Identifiable Information,

28.5.1.2 the Contractor's and/or any Subcontractor’s compliance with its obligations under this Clause; and

28.5.1.3 any records created during the provision of the Contractor Deliverables, including but not limited to any documents, reports and minutes which refer or relate to the Contractor Deliverables for the purposes of 28.5.1.1 and 28.5.1.2 above.

28.5.2	The Client shall use its reasonable endeavours to ensure that the conduct of each audit does not unreasonably disrupt the Contractor and/or Subcontractor or delay the provision of the Contractor Deliverables and supplier information received by the Client in connection with the audit shall be treated as confidential information.

28.5.3	The Contractor shall, and shall ensure that any Subcontractor shall on demand provide the Client and any relevant regulatory body, including the Contractor’s NSA/DSA, (and/or their agents or representatives), together “the Auditors”, with all reasonable co-operation and assistance in relation to each audit, including but not limited to:

28.5.3.1. all information requested by the Client within the permitted scope of the audit;

28.5.3.2 reasonable access to any Sites controlled by the Contractor or any Associated Company and any Subcontractor and to any equipment used (whether exclusively or non-exclusively) in the performance of the Contract and, where such Sites and/or equipment are out with the control of the Contractor, shall secure sufficient rights of access for the Auditors as shall be necessary to allow audits to take place; and

28.5.3.3 access to any relevant staff.

28.5.4	The Client shall endeavour to (but is not obliged to) provide at least 15 calendar days notice of its intention to conduct an audit.

28.5.5	The Parties agree that they shall bear their own respective costs and expenses incurred in respect of compliance with their obligations under this Clause, unless the audit identifies a material breach of the terms of this Clause by the Contractor and/or Subcontractor in which case the Contractor shall reimburse the Client for all the Client's reasonable costs incurred in the course of the audit.

Breach of Obligations

28.6.1 	In exercising its rights or remedies under this Clause, the Client shall:

28.6.1.1 act in a reasonable and proportionate manner having regard to such matters as the gravity of any breach or potential breach and the Cyber Risk Level of this Contract; and

28.6.1.2 give all due consideration, where appropriate, to action other than termination of the Contract, including but not limited to a remedial period if this is appropriate in all the circumstances.

28.6.2	Where the Cyber Risk Level of this Contract is assessed to be a moderate or high, and the Contractor breaches the terms of this Clause, the Client shall be entitled:

28.6.2.1 to terminate the Contract (whether in whole or in part) and to claim damages in accordance with DEFCON 514 (Clause 90B of this Contract) as though such breach is a material breach; and

28.6.2.2 where the Contract has not been terminated, to recover from the Contractor any other loss sustained in consequence of any breach of this Clause, subject to any provision which is agreed elsewhere in this Contract.

28.6.3 	Where the Cyber Risk Level of this Contract is assessed to be very low or low, and the Contractor breaches the terms of this Clause, the Client shall be entitled:

28.6.3.1 to recover from the Contractor the amount of any loss sustained in consequence of any breach of this Clause, subject to any provision which is agreed elsewhere in this Contract; and

28.6.3.2 where the Contractor does not comply with any reasonable instructions issued by the Client or the Contractors NSA/DSA within the time period specified to remedy such breach or prevent further breaches, the Client shall be entitled to terminate this Contract (whether in whole or in part) and to claim damages in accordance with DEFCON 514 (Clause 90B of this Contract) as though such breach is a material breach.

28.6.4	Where the Contractor commits an act of fraud, negligence or wilful misconduct in respect of its obligations under this Clause the Client shall be entitled to terminate this Contract (whether in whole or in part) and to claim damages in accordance with DEFCON 514 (Clause 90B of this Contract)  as though such breach is a material breach.

General

28.7.1	On termination or expiry of this Contract the provisions of this Clause excepting 28.2.2 and 28.2.3 above shall continue in force so long as the Contractor and/or and Subcontractor holds any MOD Identifiable Information relating to this Contract.

28.7.2	Termination or expiry of this Contract shall not affect any rights, remedies, obligations or liabilities of the Parties under this Clause that have accrued up to the date of termination or expiry, including but not limited to the right to claim damages in respect of any breach of the Contract which existed at or before the date of termination or expiry.

28.7.3

28.7.3.1 The Contractor agrees that the Client has absolute discretion to determine changes to DEFSTAN 05-138 and/or the Cyber Risk Level. In the event that there is such a change to DEFSTAN 05-138 or the Cyber Risk Level, then either Party may seek an adjustment to the Contract Price for any associated increase or decrease in costs and the Contractor may request an extension of time for compliance with such revised or amended DEFSTAN 05-138 or Cyber Risk Level provided always that the Contractor shall seek to mitigate the impact on time and cost to the extent which it is reasonably practicable to do so and further provided that such costs shall not be allowed unless they are considered to be appropriate, attributable to the Contract and reasonable in all the circumstances.

27.7.3.2 Subject to 28.7.3.1 above, where the Contractor seeks such adjustment or extension, the Client will proceed in accordance with DEFCON 620 (Clause 13.13) or any agreed alternative change control procedure to determine the request for adjustment or extension. The Contractor must deliver a Contractor Change Proposal to the Client within 8 weeks of the occurrence of the change in DEFSTAN 05-138 or Cyber Risk Level or such longer period as may be agreed by the Parties, identifying the impact of that change and accompanied by full details of the request for adjustment. For the avoidance of doubt, the Client shall not be required to withdraw any Client Notice of Change which may have been issued insofar as it relates to DEFSTAN 05-138 or the Cyber Risk Level whether or not the Contractor Change Proposal is rejected. In the event that the Contractor does not agree with the Client’s determination, then the provisions of DEFCON 530 or any agreed alternative dispute resolution procedure shall apply.

28.7.4	The Contractor shall not recover any costs and/or other losses under or in connection with this Clause where such costs and/or other losses are recoverable or have been recovered by the Contractor elsewhere in this Contract or otherwise. For the avoidance of doubt this shall include but not be limited to the cost of implementing any upgrades or changes to any information system or electronic communications network whether in response to a Cyber Security Incident or otherwise, where the Contractor is able to or has recovered such sums in any other provision of this Contract or has recovered such costs and/or losses in other contracts between the Contractor and the Client or with other bodies

29		Delete existing clause and insert new Clauses 29A- 29F:

29A	Insert a new Clause 29A (DEFCON 659A):

“Security measures

The Official Secrets Act

29A.1	 	The Contractor shall:

29A.1.1 take all reasonable steps to ensure that all Employees engaged on any work in connection with the Contract have notice that the Official Secrets Acts 1911-1989 apply to them and will continue so to apply after the completion or termination of the Contract; and

29A.1.2 if directed by the Client, ensure that any Employee shall sign a statement acknowledging that, both during the term of the Contract and after its completion or termination, he is bound by the Official Secrets Acts 1911-1989 (and where applicable any other legislation).

Security Measures

29A.2.1	Unless he has the written authorisation of the Client to do otherwise, neither the Contractor nor any of his Employees shall, either before or after the completion or termination of the Contract, do or permit to be done anything which they know or ought reasonably to know may result in Secret Matter being disclosed to or acquired by a person in any of the following categories:

29A.2.1.1 who is not a British citizen,

29A.2.1.2 who does not hold the appropriate authority for access to the protected matter,

29A.2.1.3 in respect of whom the Client has notified the Contractor in writing that the Secret Matter shall not be disclosed to or acquired by that person,

29A.2.1.4 who is not an Employee of the Contractor,

29A.2.1.5 who is an Employee of the Contractor and has no need to know the information for the proper performance of the Contract.

29A.2.2	Unless he has the written authorisation of the Client to do otherwise, the Contractor and his Employees shall, both before and after the completion or termination of the Contract, take all reasonable steps to ensure that:

29A.2.2.1 no photograph of, or pertaining to, any Secret Matter shall be taken and no copy of or extract from any Secret Matter shall be made except to the extent necessary for the proper performance of the Contract,

29A.2.2.2 any Secret Matter is at all times strictly safeguarded in accordance with the Security Policy Framework (as amended from time to time) and upon request, is delivered up to the Client who shall be entitled to retain it,

A decision of the Client on the question of whether the Contractor has taken or is taking reasonable steps as required by this Clause, shall be final and conclusive.

29A.2.3	The Contractor shall:

29A.2.3.1 provide to the Client

- upon request, such records giving particulars of those Employees who have had at any time, access to any Secret Matter that is required to be kept in accordance with Sub-clause 29A.2.2.2,

- 29A.2.3.2 upon request, such information as the Client may from time to time require so as to be satisfied that the Contractor and his Employees are complying with his obligations under this Clause, including the measures taken or proposed by the Contractor so as to comply with his obligations and to prevent any breach of them,

- 29A.2.3.3 full particulars of any failure by the Contractor and his Employees to comply with any obligations relating to Secret Matter arising under this Clause immediately upon such failure becoming apparent,

29A.2.3.4 ensure that, for the purpose of checking the Contractor's compliance with the obligation in Sub-clause 29A.2.2.2 (i) Representative of the Client shall be entitled, at any time, to enter and inspect any premises used by the Contractor, which are in any way connected with the Contract, and inspect any document or thing in any such premises which is being used, or made for the purposes of the Contract. Such representative shall be entitled to all such information as he may reasonably require.

29A.2.4	If at any time either before or after the completion or termination of the Contract, the Contractor or any of his Employees discovers or suspects that an unauthorised person is seeking or has sought to obtain information directly or indirectly concerning any Secret Matter, the Contractor shall forthwith inform the Client of the matter with full particulars thereof.

Subcontracts

29A.3	If the Contractor proposes to make a Sub-contract which will involve the disclosure of Secret Matter to the Subcontractor, the Contractor shall:

29A.3.1 submit for approval of the Client the name of the proposed subcontractor, a statement of the work to be carried out and any other details known to the Contractor which the Client shall reasonably require,

29A.3.2 incorporate into the Sub-contract the terms of the Part 5, Schedule 6 of this Contract to this condition and such secrecy and security obligations as the Client shall direct. In the appendix "Contract" shall mean the "Sub-Contract", "First Party" shall mean the "Contractor" and "Second Party" shall mean the "Sub- Contractor",

29A.3.3. inform the Client immediately he becomes aware of any breach by the Subcontractor of any secrecy or security obligation and, if requested to do so by the Client, terminate the Sub-contract.

Termination

29A.4		The Client shall be entitled to terminate the Contract immediately if:

29A.4.1 the Contractor is in breach of any obligation under this Clause; or

29A.4.2 the Contractor is in breach of any secrecy or security obligation imposed by any other contract with the Crown,

where the Client considers the circumstances of the breach jeopardise the secrecy or security of the Secret Matter and claim such damages as may have been sustained as a result of the Contractor’s breach of this Clause.

[29B		Insert new Clause 29B (DEFCON 660):

“Official Sensitive Security Requirements

29B.1	In this condition “Information” means information recorded in any form disclosed or created in connection with the Contract.

29B.2	The Contractor shall protect all Information relating to the aspects designated OFFICIAL-SENSITIVE as identified in the security aspects letter annexed to the Contract, in accordance with the official security conditions contained in Part 5 - Schedule 2 of the Contract.

29B.3	The Contractor shall include the requirements and obligations set out in clause 29B.2 in any Sub-contract placed in connection with or for the purposes of the Contract which requires disclosure of OFFICIAL-SENSITIVE Information to the subcontractor or under which any Information relating to aspects designated as OFFICIAL-SENSITIVE is created by the subcontractor. The Contractor shall also include in the Sub-contract a requirement for the subcontractor to flow the requirements of this clause to its subcontractors and through all levels of the supply chain to the lowest level where any OFFICIAL-SENSITIVE Information is handled.”]

29C		Insert a new Clause 29C (Quality Assurance)

“Quality Assurance

General

29C.1.1	The Contractor must implement, operate and maintain a 3rd party registered (by a UKAS accredited Registration Body) corporate Quality Management System (QMS). All aspects of the QMS must comply with the current edition of ISO 9001 and the requirements of AQAP 2110, and it is to be used to control all works carried out by the Contractor’s Personnel.

29C.1.2	The QMS must capture Subcontractors working on the Contract that are not registered to ISO 9001.

29C.1.3 	The Contractor must ensure at all times the activities shown in the table below are carried out by the Contractor or Subcontractors holding the appropriate scope of registration.

| Service | Activity |
| --- | --- |
| 1 | Project management services to cover all aspects of the works including the management of design and construction activities |
| 2 | Designer Principal Contractor and Principal Designer in accordance with CDM Regulations |
| 3 | Delivery of Safe Systems of Work as Authorised Persons or Authorised Engineers under the HSE Regulations |
| 4 | Design of M&E, civil engineering for any of the operations shown above (construction and facilities management) |
| 5 | Quantity surveying activities (including for the production of Bills of Quantities) |
| 6 | The provision of estate related consultancy services |
| 7 | The operation, repair and maintenance of buildings and infrastructure (specifically to include electrical and mechanical components, building components, energy management and public health elements, grounds maintenance) |
| 8 | The selection, appointment and supervision of suppliers (to include stores management) |
| 9 | Sustainable development |

29C.1.4	If there is a requirement for a local procedure or process this must be reviewed and approved by the Contractor’s Business Quality Manager in order to ensure compliance with the requirements of ISO 9001 and AQAP 2110 and brought to the attention of the Client at the earliest opportunity.

Project Quality Plan (PQP)

29C.2.1	The Contractor shall provide the Client with a PQP and update it when major changes are required. It shall be produced in accordance with the current issue of AQAP 2105 (NATO requirements for deliverable quality plans) and shall include the additional requirement of a ‘Lessons Learned’ section showing the improvement from previous Project Contracts. The PQP shall also include the Quality Audit Programme (QAP) for the Project. The QAP shall show registration body, HQ, independent and local audits including those of Subcontractors.

29C.2.2	A PQP shall be submitted to the Client for review, and be updated before completion of the design phase of the Project.

29C.2.3	The Contractor shall have works specific quality plans to cover most of its activities. In instances where one off or bespoke activities are planned the Site Quality Representative (SQR) shall issue and control any works specific quality plans, which shall identify the processes and controls necessary to assure the quality of works by Subcontractors for both on-site and off-site activities.

Subcontractors

29C.3.1	The Contractor shall carry out such checks that are necessary to ensure, that its Subcontractors are competent and capable of carrying out the works assigned to them. A record of all pre-contract assessments of its Subcontractors and any subsequent evaluations made shall be made available for inspection on request.

Staff Requirements

29C.4.1 	Project Quality Manager (PQM)

29C.4.1.1 The Contractor shall appoint a PQM for the duration of the Project. The PQM shall have the responsibility and authority that includes:

(i) Ensuring that processes needed for the PQP are established, implemented and maintained.

(ii) Reporting to the Contractor’s representative and the Project Manager on the performance against the PQP and any need for improvement, and on any need for improvements to be made to the QMS.

(iii) Promote awareness of the Client’s requirements throughout the Contractor’s organisation.

29C.4.1.2 The PQM shall be a member of the Chartered Quality Institute. They will have at least 5 (five) years’ experience in quality, holding at least an HNC in building construction and or facility management.

29C.4.2	Site Quality Representative (SQR)

29C.4.2.1 The Contractor shall appoint a SQR. The SQR shall be responsible for the implementation and management of the QMS and PQP processes and procedures including internal auditing for the Contract.

29C.4.2.2 The SQR shall have at least five (5) years building construction experience and hold an ISO 9001: 2015 (or current edition) Lead Assessor’s Certificate recognised by the Chartered Quality Institute. Staff who have five (5) years’ experience but lack the Lead Assessor’s Certificate may be appointed subject to them gaining that qualification within one (1) month of Contract award.

29C.4.2.2 The SQR shall be directly responsible to the Project Quality Manager.

Audits

29C.5.1	Registration body (Third Party)

29C.5.1.1 The Client reserves the right to get the Contractor to arrange for third party surveillance visits by their registration body throughout the period of the Project in accordance with the following table. In these circumstances the registration body would review works that may be being undertaken at the time, this shall include design and/or construction activities. Where the Client decides that such a requirement exists on a Project then the relevant details will be set out in the Mini-Tender documentation for that Project.

| Third Party Registration Audits |  |  |
| --- | --- | --- |
| Project Length | Frequency of visits | Timing |
| 3 – 12 Months | 1 | At the mid point of the Project |
| 3 – 24 Months | 4 | After completion of the design phase and then during construction phases |
| 3 – 36 Months | 6 | After completion of the design phase and then during construction phases |
| 3 – 48 Months | 8 | After completion of the design phase and then during construction phases |
| 3 – 60 Months | 10 | After completion of the design phase and then during construction phases |
| Note 1: The timings shown above are to be used as a guide and should be agreed with the Project Manager and recorded in the PQP. Note 2: Although the timing of the visits can be varied the number of visits shall be as shown in the table above. |  |  |

29C.5.1.2 Four (4) weeks prior to attendance by the registration body, the Client shall be invited to attend the visit as an observer (including opening and closing meetings).

29C.5.2	Contractors PQM Audits

29C.5.2.1 The PQM, in conjunction with the Project Manager, shall carry out an assessment of all the Contract requirements to determine the criticality of each deliverable. From this assessment they will derive the frequency of auditing and the QAP, which will set in place plans to record:

(i) The number of non-conformities found (including those by the registration body),

(ii) Number and nature of customer complaints,

(iii) Any non-conformities found by the Client as a result of any audits.

29C.5.2.2 The agreed QAP shall be issued to the SQR who shall carry out auditing and reporting in accordance with the QAP.

29C.5.2.3 The SQR shall audit the product of the deliverable in order to confirm it conforms to the Client’s requirements and not the delivery process or procedure that was used in its delivery. This shall include any deliverable provided by a Subcontractor.

29C.5.2.4 The Contractor shall submit a report on the QAP covering progress and performance one month in advance of the quarter. The Client may choose to attend as an observer, any of the audits (including opening and closing meetings) listed in the QAP.

29C.5.3	Quality control of off-site Subcontractors

29C.5.3.1 Where a deliverable is provided by an off-site Subcontractor, such as designers, the PQM shall develop an audit programme, as part of the QAP, and issue it to the Client. The frequency of audits shall be determined by taking into consideration the amount of activities carried out by the Subcontractor. However, auditing shall be carried out as a minimum, at least once for each discipline and each Subcontractor.

29C.5.3.2 Products shall be audited to ensure that they conform to the specified requirements and not the delivery process or procedure that was used in its delivery.

29C.5.4	Audit Results

29C.5.4.1 Results of all audits and surveillance visits shall be issued in writing to the Project Manager within two (2) weeks of the audit/visit.

29C.5.4.2 The following categorisation of any non-conformity found during audits is to be used:

(i) Major: Non-conformities likely to adversely affect legislation compliance, health, safety, interchange ability, maintenance, strength, life, reliability, environmental, logistic sustainability or functioning of the product or service, or when cost to the Client or delivery date agreed with the Client is likely to be affected, or when the nonconformity is readily apparent and might cause concern to the user.

(ii) Minor: All other departures from the contractual requirements, which do not fall into the Major category.

29C.5.4.3 The Client reserves the right to re-classify any Minor nonconformity as a Major and to require the Contractor to implement corrective actions commensurate with a Major non-conformance.

29C.5.4.4 Any subsequent corrective actions shall be agreed with the Client prior to implementation (it is the Contractor’s responsibility to devise and implement effective corrective actions). Following implementation, the Contractor shall demonstrate that the corrective action has been effective, will prevent recurrence and retain records that demonstrate the actions have been effective and the issue has been closed out.

29C.5.4.5 The Contractor is to provide copies of Management Review Meetings including local, contract and corporate within four (4) weeks of completion to the Client.

Monitoring

29C.6.1	While, usually, auditing is a post completion activity, monitoring is carried out while the activity is in progress. The SQR shall programme all monitoring activities ensuring that the necessary ‘Hold points’ are in place and both in-process and final inspections are carried out and that all works meet the specified requirements before release.

Training

29C.7.1	The Contractor shall train its Personnel on processes and procedures contained within the Quality Management System.

29C.7.2	The training programme shall be made available to the Client prior to the end of the Contract mobilisation period.

29C.7.3	The SQR is to provide training in the processes and procedures to be used for all Subcontractors working on site. Records of training are to be kept.

Management Reviews

29C.8.1	The Contractor’s Business Quality Manager will chair an annual contract Management Review Meeting as described in ISO 9001: 2015 (or current edition) to ensure the management systems continuing suitability, adequacy and effectiveness for the Client’s Projects.

29C.8.2	An invitation is to be issued to the Client in order that the Client can nominate a member of staff to attend.

29C.8.3	Copies of the minutes of this meeting and the Corporate Management Review meetings are to be issued to the Client within two (2) weeks of being carried out.

29D	Insert new Clause 29D:

“Building Information Modelling (BIM) Requirements

  - 29D.1.1	The Contractor warrants and undertakes that it shall comply with the BIM Documents.

  - The Contractor shall act as the BIM Information Manager on this Contract, as more fully set out in the BIM Documents.

  - The Contractor shall use processes, technologies and systems that meet the UK Government’s BIM Requirements in accordance with the Client’s Exchange Information Requirements (EIR) as detailed in Part 5, Schedule 8 (DIO BIM Requirements) and ensure that all information and data in these systems is maintained in accordance with security classification of the Level 2 Asset and in accordance with any asset specific Built Asset Security Information Requirements (BASIR).

29D.2.1	In delivering the Works the Contractor shall:

29D.2.1.1 schedule, plan, coordinate and deliver the Information: model(s), documents and data files, at the Level of Development specified in the Project Information Delivery Plan (IDP) and to the EIR;

29D.2.1.2 hold model(s), documents and data files at the Level of Development specified in the Project IDP and in accordance with the EIR until the Client have procured their Clients Asset Information Model Common Data Environment (AIM CDE) at which time they will publish information to the Clients AIM CDE and/or;

29D.2.1.3 on request forward the model(s), documents and data files in the specified formats to another third party contractor engaged by the Client;

29D.2.2	arrange for complementary BIM processes, procedures and standards to be incorporated into any subcontracts that it enters into in relation to the Contract to the extent required to enable the Contractor to comply with this clause;

29D.2.3	produce the Master Information Delivery Plan to meet the requirements of the Project Information Delivery Plan developed by the Clients TSP in liaison with the Clients Project Manager. In collaboration with the Clients TSP the Contractor shall update the MIDP throughout the project and ensure that information is published throughout each stage in accordance with the Project IDP and MIDP.

29D.2.4	work with the Project Manager collaboratively in completion of the initial post operation evaluation for projects handed over in accordance with the GSL guidance document;

29D.2.5	arrange for and undertake, with the Project Team as a whole, a BIM Maturity Assessment in accordance with Clients BIM Maturity Assessment Tool;

29D.2.6	throughout the course of the contract, as a result of their work development activities, update the COBie Demand Matrix (CDMx) in accordance with the DIO EIR, Project IDP and Asset Information Requirements (AIR), appropriate to those work development activities to ensure COBie data is delivered at the appropriate stage LOD & LOI; and

29D.2.7	in line with Clause 5, Payment is dependent on completion of these activities, including the provision, updating, acceptance and validation of information within the Clients AIM CDE, as appropriate with those work development activities (See Clauses 29D.2.1.2 and 29D.2.1.3).

29D.3.1	For any Works initiated by another third party contractor engaged by the Client the Contractor shall:

29D.3.1.1 receive the information: models, documents and data files at the Level of Development (“LOD & LOI”) provided as specified in the Project IDP and in accordance with the EIR;

29D.3.1.2 review and mark-up Models, Documents and Data files as a result of its work development activities as per 29D.2.1;

29D.3.1.3 throughout the course of the contract, as a result of their work development activities, update the COBie Demand Matrix (“CDMx”) in accordance with the DIO EIR, Project IDP and Asset Information Requirements (“AIR”), appropriate to those work development activities to ensure COBie data is delivered at the appropriate stage LOD & LOI.;

29D.3.1.4 produce and maintain the Project Information Delivery Plan to meet the Gateway Plain Language Questions, receive and align the MIDP and accept, reject and store appropriate shared and published information deliverable files against plan for the next phase of the Works Development activities;

29D.3.1.5 support the Project Manager and Project Team collaboratively in completion of the post operation evaluation for projects handed over in accordance with the GSL guidance document;

29D.3.1.6 arrange for and undertake, with the Project Team as a whole, a BIM Maturity Assessment in accordance with Clients BIM Maturity Assessment Tool; and

29D.3.1.7 in line with Clause 50, payment for any development activities is dependent on completion of those Works development activities, including the provision, updating, acceptance and validation of information within the Clients AIM CDE as appropriate with those work development activities.

29D.4.1	Building Information Modelling (BIM) workshops:

29D.4.1.1 The Contractor shall undertake a collaborative approach and facilitate workshops to promote BIM process and appropriate technologies and Government Soft Landing (GSL) with both the Projects TSP, Client staff and/or the Clients representatives;

29D.4.1.2 The Contractor will develop project by project case studies in collaboration with the TSP and the Client to disseminate BIM best practice across the Contractor and Client staff and/or the Clients representatives.”

29E	Insert a new Clause 29E (DEFCON 76):

“Contractor's Personnel at Government Establishments

General

29E.1	The following general provisions apply:

29E.1.1	The Officer in Charge shall provide such available administrative and technical facilities for the Contractor's Representatives employed at Government Establishments for the purpose of the Contract as may be necessary for the effective and economical discharge of work under the Contract. These facilities will be provided free of charge unless otherwise stated in the Contract. The status to be accorded to the Contractor's Representatives for messing purposes will be at the discretion of the Officer in Charge.

29E.1.2	Any land or premises (including temporary buildings) made available to the Contractor by the Client in connection with the Contract shall be made available to the Contractor free of charge, unless otherwise stated in the Contract, and shall be used by the Contractor solely for the purposes of performing the Contract. The Contractor shall have the use of such land or premises as licensee and shall vacate the same upon completion of the Contract. Any utilities required by the Contractor shall be subject to the charges set out in the Contract.

29E1.3 	The Contractor shall have no claim against the Client for any additional cost or delay occasioned by the closure for holidays of Government Establishments, where this is made known to him prior to entering into the Contract.

Liability in respect of damage to Government Property

29E.2.1	Without prejudice to the provisions of DEFCON 611 (Issued Property) (Clause 70B of this Contract), the Contractor shall, except as otherwise provided for in the Contract, make good or, at the option of the Client, pay compensation for all damage occurring to any Government Property, which includes land or buildings, occasioned by the Contractor, or by any of his Representatives, arising from his or their presence on a Government Establishment in connection with the Contract, provided that this Clause shall not apply to the extent that the Contractor is able to show that any such damage was not caused or contributed to by any circumstances within his or their reasonable control.

29E.2.2	The total liability of the Contractor under Clause 29E.2.1 herein shall be subject to any limitation specified in the Contract.

Contractor’s Property

29E.3	All property of the Contractor and his Representatives shall be at the risk of the Contractor whilst it is on any Government Establishment, and the Client shall accept no liability for any loss or damage howsoever occurring thereto or caused thereby, except as follows:

29E.3.1	where any such loss or damage was caused or contributed to by any act, neglect or default of any Government Servant, agent or contractor then the Client shall accept liability therefor to the extent to which such loss or damage is so caused or contributed to as aforesaid; and

29E.3.2	where any property of the Contractor has been taken on charge by the Officer in Charge, and a proper receipt has been given therefor, then the Client shall be liable for any loss or damage occurring to that property while held on such charge as aforesaid.

Contractor’s Representatives

29E.4.1	The Contractor shall submit in writing to the Client for approval, initially and as necessary from time to time, a list of those of his Representatives who may need to enter a Government Establishment for the purpose of, or in connection with, work under the Contract, giving such particulars as the Client may require, including full details of birthplace and parentage of any such Representative who:

29E.4.1.1 was not born in the United Kingdom; or

29E.4.1.2 if he was born in the United Kingdom, was born of parents either or both if whom were not born in the United Kingdom.

29E.4.2		The Client shall issue passes for those Representatives who are approved by it in accordance with Clause 29E.4.1 herein for admission to a Government Establishment and a Representative shall not be admitted unless in possession of such a pass. Passes shall remain the property of the Client and shall be surrendered on demand or on completion of the work.

29E.4.3		Notwithstanding the provisions of Clauses 29E.4.1 and 29E.4.2 hereof if, in the opinion of the Client, any Representative of the Contractor shall misconduct himself, or it shall not be in the public interest for any person to be employed or engaged by the Contractor, the Contractor shall remove such person without delay on being required to do so and shall cause the work to be performed by such other person as may be necessary.

29E.4.4		The decision of the Client upon any matter arising under Clauses 29E.4.1 to 29E.4.3 inclusive shall be final and conclusive.

Observance of Regulations

29E.5	The following provisions apply:

29E.5.1	The Contractor shall ensure that his Representatives have the necessary probity (by undertaking the Government’s Baseline Personnel Security Standard) and, where applicable, are cleared to the appropriate level of security when employed within the boundaries of a Government Establishment.

29E.5.2	Where the Contractor requires information on the Government’s Baseline Personnel Security Standard (the Standard) or security clearance for his Representatives or is not in possession of the relevant rules, regulations or requires guidance on them, he shall apply in the first instance to the Project Manager/Equipment Support Manager.

29E.5.3	On request, the Contractor shall be able to demonstrate to the Client that the Contractor’s processes to assure compliance with the standard have been carried out satisfactorily. Where that assurance is not already in place, the Contractor shall permit the Client to inspect the processes being applied by the Contractor to comply with the Standard.

29E.5.4	The Contractor shall comply and shall ensure that his Representatives comply with the rules, regulations and requirements that are in force whilst at that Establishment which shall be provided by the Client on request.

29E.5.5	When on board ship, compliance with the rules, regulations, and requirements shall be in accordance with the Ship's Regulations as interpreted by the Officer in Charge. Details of those rules, regulations and requirements shall be provided on request by the Officer in Charge.

Injuries, Disease and Dangerous Occurrences

29E.6	The Contractor shall report any injury, disease or dangerous occurrence at any Government Establishment arising out of the performance of this Contract, which is required to be reported under the Reporting of Injuries, Diseases and Dangerous Occurrences Regulations 1995 (RIDDOR) to the Officer in Charge of the relevant Government Establishment. This would be in addition to any report, which the Contractor may be required to submit under RIDDOR to the relevant enforcing authority (e.g. Health and Safety Executive or Local Client).

Dependants of Contractor’s Representatives

29E.7	No assistance from public funds, and no messing facilities, accommodation or transport overseas shall be provided for dependants or members of the families of the Contractor's Representatives. Medical or necessary dental treatment may, however, be provided for dependants or members of families on repayment at current MOD rates.

Health and Safety Hazard Control

29E.8	Where the Contractor enters a Government Establishment for the purpose of performing work under the Contract:

29E.8.1	The Contractor shall notify the Officer in Charge or the site project liaison officer or overseeing officer nominated in the Contract of any:

29E.8.1.1 health and safety hazards associated with the work to be performed by him or any of his Representatives;

29E.8.1.2 foreseeable risks to the health and safety of all persons associated with such hazards; and

29E.8.1.3  precautions to be taken by him as well as any precautions which, in his opinion, ought to be taken by the Client, in order to control such risks.

29E.8.2 	The Client shall notify the Contractor of any:

29E.8.2.1 health and safety hazards which may be encountered by the Contractor or any of his Representatives on the Government Establishment;

29E.8.2.2 foreseeable risks to the health and safety of the Contractor or any of his Representatives, associated with such hazards; and

29E.8.2.3 precautions to be taken by the Client as well as any precautions which, in its opinion, ought to be taken by the Contractor, in order to control such risks.

29E.8.3 	The Contractor shall notify his Representatives of and, where appropriate, provide adequate instruction in relation to the:

29E.8.3.1 hazards, risks and precautions notified by him to the Client under sub-Clause 29E.8.1

29E.8.3.2 hazards, risks and precautions notified by the Client to the Contractor under sub-Clause 29E.8.2; and

29E.8.3.3 precautions which, in his opinion, ought to be taken by his Representatives in order to control those risks.

29E.8.4	The Contractor shall provide the Officer in Charge or the site project liaison officer or overseeing officer nominated in the Contract with:

29E.8.4.1 copies of those sections of his own and, where appropriate, his Representatives' safety policies which are relevant to the risks notified under sub-Clause 29E.8.1;

29E.8.4.2 copies of any related risk assessments; and

29E.8.4.3 copies of any notifications and instructions issued by him to his Representatives under sub-Clause 29E.8.3

29E.8.5	The Client shall provide the Contractor with copies of:

29E.8.5.1 those sections of its own safety policies which are relevant to the risks notified under sub-Clause 29E.8.2;

29E.8.5.2 any related risk assessments; and

29E.8.5.3 any notifications and instructions issued by it to its employees similar to those called for from the Contractor under sub-Clause 29E.8.3.”

[29F		Add clause 29F (DEFCON 687A):

“Provision of a Shared Data Environment Service

Scope

29F.1	The Contractor shall provide a Shared Data Environment (SDE) Service for the Project described at Schedule 1, in accordance with the requirements of this Condition and as specified in the relevant part of the Contract Schedule of Requirements (hereinafter called 'the SDE SOR'), which shall, amongst other things:

29F.1.1 enable Access exclusively for the organisations and companies who are from time to time parties to the Electronic Information Sharing Agreement (EISA);

29F.1.2 provide the level of Fidelity and Integrity as set out in this Condition;

and

29F.1.3. provide service support facilities to all Users including manuals, training, help desk and maintenance services.

Duration

29F.2		The Contractor shall provide the SDE Service in accordance with Clause

29F.1 of this Condition for the period specified in the SDE SOR.

Participation in the Electronic Information Sharing Agreement (EISA)

29F.3	The Contractor shall, when so requested by the Client, enter into an Agreement with one or more Users, including the Client, who may from time to time participate in the SDE. The Agreement, to be known as the EISA, shall be in the form of DEFFORM 687C (Edn 06/01).

Security and Confidentiality

29F.4	The Contractor shall ensure that:

29F.4.1 the SDE System operates and is operated in accordance with the security and confidentiality requirements applicable to the Contract and the EISA;

29F.4.2 the SDE System shall be capable of handling Information up to the classification defined in the SDE SOR; and

29F.4.3 the security accreditation for the SDE System is obtained and maintained in accordance with the SDE SOR.

Information Management

29F.5.1	The Contractor shall make provision for different categories of Information as specified in the EISA to be managed by the SDE System in accordance with the SDE SOR.

29F.5.2	The Contractor shall use all reasonable endeavours to ensure that the

Information processing systems deployed to support the SDE System:

29F.5.2.1 maintain Loaded Information without corruption to its content as it is processed; and

29F.5.2.2 properly process the Information.

Intellectual Property

29F.7.1	Subject to the rights of third parties and the pre-existing rights of the Client, and to the conditions of the Contract, all intellectual property rights in the SDE System provided under the Contract shall vest in the Contractor.

29F.7.2	If the Contractor intends to place a subcontract for the provision of any part of the SDE Service, he must either secure rights for the Client in respect of that part, equivalent to those provided in Clause 29F.7.3, or require the subcontractors to enter into a direct agreement with the Client in accordance with the relevant Design Rights and Patents (Subcontractor’s) Agreement included in the Contract.

29F.7.3	The Client, together with the other Users, shall have the right to utilise the SDE System for Project Implementation in accordance with the SDE SOR and the EISA, for the duration of the Contract.

29F.7.4	The price (and pricing arrangements) for the grant to the Client of the right contained in Clause 29F.7.3, shall be within the Contract Price or as otherwise provided in the Contract.

29F.7.5	No rights to use Information which may be Accessed via the SDE are granted by this Condition. This Condition shall not prejudice any pre-existing or separately acquired rights of the Contractor, the Client or any other User.

29F.7.6	The Contractor shall be entitled to include a user notice on the SDE which indicates his ownership of copyright or other intellectual property rights in the SDE System provided that this is written in terms consistent with the Client’s rights under this Condition.

Operation of the SDE System

29F.8.1	The SDE System shall be located at the addresses listed at Schedule 2.

29F.8.2	The Contractor shall appoint a Service Administrator. This appointment must first be agreed with the Client, who may, at its discretion, consult some or all of the Users. If, during the course of the Contract, the Contractor wishes to replace the Service Administrator with another individual, he shall first seek the approval of the Client.

29F.8.3	The Service Administrator shall be the principal point of contact for all Users for any matter relating to the operation of the SDE System and shall oversee the operation of the SDE Service to ensure that it meets the requirements of the Contract.

29F.8.4	The Client shall have the right to require the Contractor to replace the Service Administrator, provided that the Client demonstrates that the Service Administrator is jeopardising the effective operation of the SDE Service.

29F.8.5	The Contractor shall provide:

29F.8.5.1 a User Protocol document;

29F.8.5.2 full instructions for use of the SDE System;

29F.8.5.3 a secure User authentication method (e.g. log-on);

29F.8.5.4 the means for Users to establish Access permissions for their Information;

29F.8.5.5 simultaneous Access to the specified number of work stations;

29F.8.5.6 a simultaneous Service to the specified maximum number of work stations with a corresponding reduction in performance, but without suffering a complete failure in the Service; and

29F.8.5.7 in addition to sub-Clauses 29F.8.5.1 - 29F.8.5.6, the other facilities, functionality and services, if any, specified in the SDE SOR.

29F.8.6	Except for the purposes of operating the SDE System in accordance with Clause 29F.9.1 or pursuant to Clause 29F.11.1, neither the Client nor the Contractor shall permit Access to the SDE System or any Loaded Information by any third party other than a User. In addition, the Contractor shall ensure that Loaded Information is Accessed solely by Users who have secured such rights under the EISA and to the extent permitted by that Agreement.

29F.8.7	The Contractor may appoint a third party to undertake his duties in respect of the provision of the SDE Service. This appointment shall not relieve the Contractor of his obligations under the Contract. Prior to the appointment of any third party under this Clause 29F.8.7, the third party must become a signatory to the EISA.

Management of the SDE System

29F.9.1	In maintaining records relating to or connected with the SDE the Contractor shall pay due regard to the provisions of BS 7799 Code of Practice for Information Security Management and BS10008 Evidential Weight and Legal Admissibility of Electronic Information.

29F.9.2	The Contractor shall, in accordance with the SDE SOR and with due regard to his obligations under the EISA:

29F.9.2.1 provide Users with controlled Access;

29F.9.2.2 ensure, as far as is reasonably practical, that all Loaded Information, including associated marks and legends, is Accessible only by Users authorised to have Access and is not altered, lost or destroyed;

29F.9.2.3 monitor the Access and usage of the SDE to detect any instances of misuse, malicious attack, unauthorised Access and any other threat to its Integrity;

29F.9.2.4 implement and maintain a virus control policy and make details thereof available to all Users, in accordance with the SDE SOR and the EISA;

29F.9.2.5 operate a Data configuration management control system in accordance with the SDE SOR and the EISA;

29F.9.2.6 obtain the Client’s agreement to Information naming and reference schemes before implementation;

29F.9.2.7 implement and maintain an agreed Data back-up policy; and

29F.9.2.8 ensure that, if any part of the SDE Service or SDE System is changed, the Users’ ability to Access Information is not adversely affected.

Storage and Archiving

29F.9.3	For the duration of the Contract the Contractor shall arrange that:

29F.9.3.1 all Data is maintained in the format required by the SDE SOR;

29F.9.3.2 all Data when stored in the SDE System is maintained from the date of being loaded into the SDE for the period specified in the SDE SOR, after which time (following reasonable notice to Users) it shall be Expunged unless:

i. a specific request for its retention in the SDE is made by any current User, or

ii.    it is withdrawn by a User in accordance with the EISA, or

iii.   it is Archived.

29F.9.3.3 Data on the SDE System can be Archived when it is no longer required by any of the current Users; and

29F.9.3.4 when requested by any current User, Archived Data is reinstated on the SDE.

29F.9.4 	At the end of the Contract the Contractor shall arrange that:

29F.9.4.1 all Information in the SDE is Archived and retained in a useable format for a period of not less than 2 years, or such other period as may be specified in the SDE SOR; and

29F.9.4.2 during the period to which sub-Clause 29F.9.4.1 applies, and within 10 business days of being requested, or such other period as may be specified in the SDE SOR, retained Data is made available to the Client on a medium to be agreed between the Client and the Contractor. A fair and reasonable price shall be agreed for satisfying each request.

29F9.5     	At the expiry or termination of his obligations under the Contract the Contractor shall, on the direction of the Client, either Expunge, destroy or surrender to the Client all Data stored in the SDE System and any Archive, always provided that the Log shall not be Expunged or destroyed.

The Log

29F9.6	The Contractor shall establish a Log and ensure that all instances of Access to the SDE (except where the User Protocol provides otherwise) are automatically Logged, recording as a minimum:

29F9.6.1 details of any Information Accessed;

29F9.6.2 identity of the User; and

29F9.6.3 date and time of the Access.

29F9.7	The Contractor shall also record the details of any unauthorised or denied Access attempts, including the identity of the User or, insofar as it can be ascertained, any other third party making the attempt, the information system into which the attempt was made and the date and time of the attempt.

29F9.8	The Contractor shall maintain the Log during the term of the Contract and thereafter for a period of no less than 2 years, or other such period as may be specified in the Contract, and shall make available relevant certified extracts to any User on request, in accordance with the EISA. The Contractor shall fulfill any request for visibility of an extract of the Log under this Clause 29F9.8 within 48 hours, or such other period as may be specified in the Contract.

Disaster Recovery

29F9.9	The Disaster Recovery Plan shall be Accessible to all Users via the SDE.

29F9.10	In the event of a Disaster occurring, the Contractor shall carry out the procedures detailed in the Disaster Recovery Plan.

Availability of Service

29F9.11	Overall availability of the SDE Service shall be within the parameters defined in the SDE SOR.

29F9.12	The Contractor shall carry out scheduled maintenance requiring system down time or degradation of the Service in accordance with the SDE SOR, at a time agreed with the Client. At least 48 hours before the commencement of any scheduled maintenance requiring system down time or degradation, or other such period as may be specified in the Contract all Users shall be notified by the Contractor of the time of commencement of such down time or degradation and its expected duration. Periods of scheduled maintenance shall not exceed the timescales specified in the SDE SOR. Any inability to Access the SDE of which the Contractor has knowledge or is made aware shall be recorded in the Log, so that a complete record of down time is kept.

29F9.13	The Contractor shall give warning without delay to all Users of periods where the Service is required to be interrupted for unscheduled maintenance. The periods of inaccessibility shall not exceed those specified in the SDE SOR.

29F9.14	Following any interruption, the Contractor shall ensure that the SDE Service is restored in a timely manner.

Changes to the SDE System

29F.10	The Contractor shall obtain the Client’s prior written approval for any material change of location or architecture of any element of the SDE System. The Client shall inform the Contractor of its decision with 20 business days of receipt of any such request for approval, or any other such period as may be specified in the Contract, and shall not unreasonably refuse or delay permission.

Audit

29F.11.1	If a User can demonstrate good cause, the Client may, after giving reasonable notice, audit the Integrity, Fidelity, infrastructure and organisation of the SDE System having due regard to the requirements of the SDE SOR. The audit shall be performed by the Client, or by a third party nominated by the Client and acceptable to the Contractor, who will be placed under an obligation of confidentiality prior to any Access to the SDE. The Client shall, subject to security considerations, provide a copy of the audit report to the Contractor.

29F.11.2	The Client may pass the results of an audit to any User having a reasonable need to be aware of them.

Transfer of the Service

29F.12	If, following consultation, the Contractor fails to take steps to rectify any significant deficiency in the performance of the SDE Service which is jeopardising the effectiveness of the SDE Service then, without prejudice to any other remedies, the Client may instruct the Contractor to appoint another party to undertake the SDE Service. That other party shall become a party to the EISA prior to undertaking performance of the SDE Service.

[Schedule 1: Project description

Schedule 2: Location of the SDE System]

Shared Data Environment System Transfer Arrangements (DEFCON 687B)

29F.13.1	In the event that the Client wishes to appoint another contractor to

provide a SDE Service for the Project on completion or termination of the Contract, the Client shall have the right to require the Contractor to grant the following licences under his intellectual property rights:

29F.13.1.1 a licence for the Client, with the right to sub-license, to utilise the SDE System for continued Project Implementation; and

29F.13.1.2 a licence for the Client, with the right to sub-license, to allow another SDE Service provider to utilise, maintain and modify the SDE System for continued Project Implementation.

29F.13.2	The licence to be granted under Clause 29F.2 shall not require the Contractor to permit retention by the Client or any other User, or the transfer, of any computer hardware or network infrastructure owned by him or a third party, nor shall the licence extend to any standard commercial computer software owned by him or a third party.

29F.13.3	In the event that the Contractor can demonstrate that he has wholly or partly funded the development of any part of the SDE System to be licensed under Clause 29F.2, fair and reasonable financial terms for the licence shall be agreed with the Client reflecting the respective funding contributions; otherwise the licence shall be free of payment.

29F.13.4	The Client shall consult the Contractor before engaging another SDE Service provider under any licence secured under the provisions of Clause 29F.2, and shall pay due regard to any representations he may make concerning conflicts of interest.”]

3		Time

31.2		At the end of the 5th (fifth) bullet point add the following points:

- an action log of the occurrence and response to any known or potential compensation events

- financial forecasts identifying the impact on the Prices of any assessed and implemented compensation events and the forecasted impact on the Prices of any known but as yet unassessed and unimplemented compensation events, including any requested breakdowns of such costs

- list of any quality issues including rework, defects and snagging lists

- details of customer satisfaction levels linked to the Scope

- plans for stakeholder management, including correspondence with planning and other approval authorities

- current, previous and projected progress against the initial programme/milestones

- any risks or issues (including, without limitation any environmental, sustainability and Defence Related Environmental Assessment Model (DREAM) issues) encountered in or in carrying out the works

- health and safety updates including without limitation accident frequency rates, ‘near miss’ data, percentages of incidents reported to the Client within required timescales under the Reporting of Injuries, Diseases and Dangerous Occurrences Regulations 1995 (RIDDOR and details of any reports which the Contractor is required to submit under RIDDOR to the relevant enforcing authority (e.g. Health and Safety Executive or Local Authority).

31.5	The Contractor provides information which shows how each activity on the Milestone Payment Schedule relates to the operations on each programme which he submits for acceptance.

33.1	At the beginning of the clause, insert “Subject to the Contractor complying with its security obligations set out in Clause 29A (Security Measures), 29B (Official Sensitive Security Requirements, Part 5 Schedule 2 (Annex N JSP 440) and sections 25 and 38 of the National Framework for Capital Works Projects Overseas”.

34.1		At the end of the clause insert:

“During any period in which any work is so stopped or not started, the Contractor keeps secure and protects the Site and the works and all Equipment, Plant and Materials against any deterioration, loss, damage or theft.”

4		Quality Management

41.8		Add new Clause 41.8:

“If the Contractor has failed to carry out a test or inspection as required by the Scope either before or after Completion, the Project Manager assesses the cost of having the test or inspection carried out by others and the Contractor pays the amount assessed. Where the works or a material part thereof fails to pass the test or inspection so that such failure deprives the Client materially of the benefit thereof the Project Manager is entitled to reject the works or such part."

44.2		Delete and replace with:

“44.2	The Contractor corrects a notified Defect in accordance with the response time categories below, or as agreed with the Project Manager, and before the end of the defect correction period. The defect correction period begins when the Defect is notified.

44.2.1 Emergency. As soon as is reasonably practicable.

44.2.2 Urgent. Functionality to be restored within five (5) Business Days and

a permanent repair within twenty (20) Business Days.

44.2.3	Routine. To be rectified within twenty (20) Business Days.”

46.1		Delete this clause and replace with:

“If the Contractor is given access in order to correct a notified Defect but he has not corrected it within its defect correction period, the Client shall be entitled to employ other people to correct the Defect and all costs consequent thereon or incidental thereto shall be determined by the Project Manager and shall be deducted from any monies due to the Contractor.”

5	Payment – Delete the entire section 5 from the standard NEC4 form and replace it with (Option D Main Option Clause still applies):

“50 Assessing the amount due

50.1	The Project Manager assesses the amount due at each assessment date. The first assessment date is decided by the Project Manager to suit the procedures of the Parties and is not later than the assessment interval after the starting date. Later assessment dates occur:

- at the end of each assessment interval until four weeks after the Supervisor issues the Defects Certificate; and

- at Completion of the whole of the works.

50.2		The amount due is:

- the Price for Work Done to Date;

- plus other amounts to be paid to the Contractor;

- less amounts to be paid by or retained from the Contractor.

Any tax which the law requires the Client to pay to the Contractor is included in the amount due.

50.3	If no programme (and/or any subsequent monthly programmes that have not been provided on time (as the case may be)) is identified in the Contract Data and/or a subsequent monthly programme has not been provided on time, then without prejudice to any other remedy the Client may have, one quarter of the Price for Work Done to Date is retained in assessments of the amount due until the Contractor has submitted a first programme to the Project Manager for acceptance showing the information which this Contract requires.

50.4	In assessing the amount due, the Project Manager considers any application for payment the Contractor has submitted on or before the assessment date. The Project Manger gives the Contractor details of how the amount due has been assessed. The Contractor’s application is the notice of payment to the Client specifying the amount due at the payment date and stating the basis on which the amount was calculated. If no application is received on or before the assessment date (or no valid invoice has been received by the Client in accordance with DEFCON 522 (Clause 58 of this Contract)) the amount due (and therefore the notified sum) shall be nil.”

50.5	The Project Manager corrects any wrongly assessed amount due in a later payment certificate.

50.6	Number not used.

50.8	Number not used.

Add new Clause 50.10 - 50.15:

50.10	The Project Manager certifies a payment within one week of each assessment date. The Project Manager’s certificate is the notice of payment to the Contractor specifying the amount due at the payment due date

50.11 	The date on which payment becomes due is ten (10) Business Days after the assessment date. The final date for payment is the Relevant Day.

50.14	In respect of each payment instalment the Client shall pay to the Contractor by the Relevant Day (subject to any pay less notice issued in accordance with Clause 50.13) the amount certified by the Project Manager under Clause 50.10 (notified sum), or where an amount has not been so certified by the Project Manager the sum stated in the Contractor’s application for payment under Clause 50.4 (notified sum).

50.15	If either Party intends to pay less than the notified sum, he notifies the other Party not later than fifteen (15) Business Days before the final date for payment by stating the amount considered to be due and the basis on which that sum is calculated. A Party does not withhold payment of an amount due under this Contract unless he has notified his intention to pay less than the notified sum as required by this Contract.

50.10	In relation to giving notices under this Clause 50 it is immaterial that the amount then considered to be due may be zero.

50.11 	A pay less notice given by the Client under this Clause 50 may be given on its behalf by the Project Manager or any other person who the Client notifies the Contractor as being authorised to do so.

51 Payment

51.1		Number not used.

51.2	Each certified payment is made within three weeks of the assessment date or, if a different period is stated in the Contract Data, within the period stated. If a certified payment is late, or if a payment is late because the Project Manager does not issue a certificate which he should issue, interest is paid on the late payment. Interest is assessed from the date by which the late payment should have been made until the date when the late payment is made, and is included in the first assessment after the late payment is made.

51.3	If an amount due is corrected in a later certificate either

- by the Project Manager in relation to a mistake or a compensation event or

- following a decision of the Adjudicator or the tribunal,

interest on the correcting amount is paid. Interest is assessed from the date when the incorrect amount was certified until the date when the correcting amount is certified and is included in the assessment which includes the correcting amount.

51.4	Interest is calculated on a daily basis at the interest rate and is compounded annually.

52 Defined Cost

52.1	All the Contractor’s costs which are not included in the Defined Cost is treated as included in the Fee. Defined Cost includes only amounts calculated using rates and percentages stated in the Contract Data and other amounts at open market or competitively tendered prices with deductions for all discounts, rebates and taxes which can be recovered.”

[53		Add new Clause 53 (DEFCON 670):

“Tax Compliance

Warranty

53.1	The Contractor represents and warrants that at the date this Contract came into effect, it has notified the Client in writing of any OOTNC or any litigation that it is involved in that is in connection with any OOTNC.

Duty of the Contractor to notify OOTNC

53.2	If, at any point during the performance of this Contract, an OOTNC occurs, the Contractor shall:

53.2.1	notify the Client in writing of such fact within 20 Business Days of its occurrence; and

53.2.2	promptly provide to the Client:

53.2.2.1 details of the steps which the Contractor is taking to address the OOTNC and to prevent the same from recurring, together with any mitigating factors that it considers relevant; and

53.2.2.2 such other information in relation to the OOTNC as the Client may reasonably require.

53.2.3	For the avoidance of doubt, the obligation at Clause 53.2 also applies to OOTNC in non-UK jurisdictions. If the OOTNC occurred in non-UK jurisdictions, the notification must be accompanied by a full explanation of the OOTNC and any relevant tax laws and administrative provisions so the Client can understand the nature and seriousness of the OOTNC.

53.2.4	The duty to notify does not substitute the Contractor’s obligations under DEFCON 605 (Clause 27E in this Contract)(Financial Reports) when used.

Default

53.3	The Client shall be entitled to terminate the Contract in the event that the:

53.3.1	warranty given by the Contractor pursuant to Clause 53.1 is materially untrue; or

53.3.2	Contractor commits a material breach of its obligation to notify the Client of any OOTNC as required by Clause 53.2; or

53.3.3	Contractor fails to provide details of proposed mitigating factors which in the reasonable opinion of the Client, are acceptable.

53.4	In the event that the Client terminates the Contract under Clause 53.3, the Client shall be entitled to recover from the Contractor:

53.4.1	the amount of any loss resulting from the termination; and

53.4.2	any other loss sustained in consequence of any breach of this Clause, where the Contract has not been terminated.

Duties of the Client

53.5	In exercising its rights or remedies under this Clause, the Client shall:

53.5.1	act in a reasonable and proportionate manner taking into account, among other things:

53.5.1.1 the gravity and duration of the OOTNC and any sanctions imposed by a court or tribunal; and

53.5.1.2 any remedial action taken by the Contractor to prevent reoccurrence of the OOTNC.

53.5.2	Without prejudice to Clause 53.4, seriously consider, where appropriate, action other than termination of the Contract to deal with the failure by the Contractor to comply with this Clause.]

55.1	Number not used.

57	Insert a new Clause 57 (DEFCON 528):

“Import and Export licences

57.1	If, in the performance of the Contract, the Contractor needs to import into the UK or export out of the UK anything not supplied by or on behalf of the Client and for which a UK import or export licence is required, the responsibility for applying for the licence shall rest with the Contractor. The Client shall provide the Contractor with sufficient information, certification, documentation and other reasonable assistance in obtaining any necessary UK import or export licence.

Obtaining a Licence or authorisation from a foreign government – Contractor obligations

57.2.1	When an export licence or import licence or authorisation either singularly or in combination is required from a foreign government for the performance of the Contract, the Contractor shall as soon as reasonably practicable consult with the Client on the licence requirements. Where the Contractor is the applicant for the licence or authorisation the Contractor shall:

57.2.1.1 ensure that when end use or end user restrictions, or both, apply to all or part of any Contractor Deliverable (which for the purposes of this Clause shall also include information, technical data and software), the Contractor, unless otherwise agreed with the Client, shall identify in the application the end:

(1) user as: Her Britannic Majesty’s Government of the United Kingdom of Great Britain and Northern Ireland (hereinafter “HM Government”); and

(2) use as: For the Purposes of HM Government; and

57.2.1.2 include in the submission for the licence or authorisation a statement that "information on the status of processing this application may be shared with the Ministry of Defence of the United Kingdom".

57.2.2 	If the Contractor or any Subcontractor in the performance of the Contract needs to export materiel not previously supplied by or on behalf of the Client for which an export licence or import licence or authorisation from a foreign government is required, the responsibility for instituting expeditious action to apply for and obtain the licence shall rest with the Contractor or that Subcontractor. For the purposes of this Clause materiel shall mean information, technical data and items, including Articles, components of Articles and software.

57.2.3	Where the Contract performance requires the export of materiel for which a foreign export licence or import licence or authorisation is required, the Contractor shall include the dependencies for the export licence or import licence or authorisation application, grant and maintenance in the Contract risk register and in the risk management plan for the Contract, with appropriate review points. Where there is no requirement under the Contract for a risk management plan the Contractor shall submit this information to the Client’s representative.

57.2.4	During the term of the Contract and for a period of up to 2 years from completion of the Contract, the Client may make a written request to the Contractor to seek a variation to the conditions to a foreign export licence or import licence or authorisation to enable the Client to re-export or re-transfer a licensed or authorised item or licensed or authorised information from the UK to a non-licensed or unauthorised third party. If the Client makes such a request it will consult with the Contractor before making a determination of whether the Client or the Contractor is best placed in all the circumstance to make the request. Where, subsequent to such consultation the Client notifies the Contractor that the Contractor is best placed to make such request:

57.2.4.1 the Contractor shall, or procure that the Contractor’s Subcontractor shall, expeditiously consider whether or not there is any reason why it should object to making the request and, where it has no objection, file an application to seek a variation of the applicable export licence or import licence or authorisation in accordance with the procedures of the licensing authority. Where the contractor has an objection, the Parties shall meet within 5 Working Days to resolve the issue and should they fail the matter shall be escalated to an appropriate level within both Parties’ organisations, to include their respective export licensing subject matter experts; and

57.2.4.2 the Client shall provide sufficient information, certification, documentation and other reasonable assistance as may be necessary to support the application for the requested variation.

57.2.5 	Where the Client determines that it is best placed to make such request the Contractor shall provide sufficient information, certification, documentation and other reasonable assistance as may be necessary to support the Client to make the application for the requested variation.

57.2.6	Where the Client invokes Clause 57.2.4 or 57.2.5 the Client will pay the Contractor a fair and reasonable charge for this service based on the cost of providing it.

57.2.7	Where the Contractor subcontracts work under the Contract, which is likely to be subject to foreign export control, import control or both the Contractor shall use reasonable endeavours to incorporate in each Sub-contract equivalent obligations to those set out in this Clause. Where it is not possible to include equivalent terms to those set out in this Clause, the Contractor shall report that fact and the circumstances to the Client.

Obtaining a Licence or authorisation from a foreign government – Client obligations

57.3.1	Without prejudice to HM Government's position on the validity of any claim by a foreign government to extra-territoriality, the Client shall provide the Contractor with sufficient information, certification, documentation and other reasonable assistance to facilitate the granting of export licences or import licences or authorisations by a foreign Government in respect of the performance of the Contract.

57.3.2	The Client shall provide such assistance as the Contractor may reasonably require in obtaining any UK export licences necessary for the performance of the Contract.

Contractor obligation to provide information

57.4.1	The Contractor shall use reasonable endeavours to identify whether any Contractor Deliverable is subject to:

57.4.1.1 a non-UK export licence, authorisation or exemption; or

57.4.1.2 any other related transfer or export control, that imposes or will impose end use, end user or re-transfer or re-export restrictions, or restrictions on disclosure to individuals based upon their nationality. This does not include the Intellectual Property-specific restrictions of the type referred to in Clause 22A (DEFCON 632).

57.4.2	If at any time during the term of the Contract the Contractor becomes aware that all or any part of the Contractor Deliverables are subject to Clause 57.4.1.1 or 57.1.1.2, it shall notify the Client of this as soon as reasonably practicable by providing details in the DEFFORM 528 (Part 6, Schedule 6 of this Contract) or other mutually agreed alternative format. Such notification shall be no later than 30 days of knowledge of any affected Contractor Deliverable and in any event such notification shall be not less than 30 days prior to delivery of the Contractor Deliverables.

57.4.3	If the information to be provided under Clause 57.4.2 has been provided previously to the Client by the Contractor under the Contract, the Contractor may satisfy these requirements by giving details of the previous notification and confirming they remain valid and satisfy the provisions of Clause 57.4.2.

57.4.4	During the term of the Contract, the Contractor shall notify the Client as soon as reasonably practicable of any changes in the information notified previously under Clause 57.4.2 or 57.4.3 of which it becomes or is aware that would affect the Client’s ability to use, disclose, re-transfer or re-export an item or part of it as is referred to in those Clauses by issuing an updated DEFFORM 528 (Part 6, Schedule 6 of this Contract) to the Client.

57.4.5 	For a period of up to 2 years from completion of the Contract and in response to a specific request by the Client, the Contractor shall notify the Client as soon as reasonably practicable of any changes in the information notified previously under Clause 57.4.2 or 57.4.3 of which it becomes aware that would affect the Client’s ability to use, disclose, re-transfer or re-export an item or part of it as is referred to in those Clauses by issuing an updated DEFFORM 528(Part 6, Schedule 6 of this Contract)  to the Client.

57.4.6	Where following receipt of materiel from a Subcontractor or any of its other suppliers restrictions are notified to the Contractor by that Subcontractor, supplier or other third party or are identified by the Contractor, the Contractor shall immediately inform the Client by issuing an updated DEFFORM 528 (Part 6, Schedule 6 of this Contract). Within [X] days of such notification, the Contractor shall propose to the Client actions to mitigate the impact of such restrictions. Such proposals may include, where appropriate, mutually supported attempts to obtain removal or modification to the restrictions or to obtain appropriate authorisations from the relevant foreign government. The Client shall notify the contractor within [X] days of receipt of a proposal whether it is acceptable and where appropriate the Contract shall be modified in accordance with its terms to implement the proposal.

57.4.7 	If the restrictions prevent the Contractor from performing its obligations under the Contract and have not been removed, modified or otherwise satisfactorily managed within a reasonable time, the Client may at its absolute discretion elect to amend the Contract in accordance with DEFCON 503 (Clause 13.10 in this Contract) or as otherwise may be provided by the Contract or to terminate the Contract. Except as set out in Clause 57.4.8, in the event of termination in these circumstances termination shall be on fair and reasonable terms having regard to all the circumstances including payments already made and that would otherwise be due under the Contract, costs incurred by the Contractor and benefits received by the Client. The Parties, acting in good faith, will use all reasonable endeavours to agree such fair and reasonable terms failing which either Party may refer the matter to dispute resolution in accordance with the provisions in the Contract.

57.4.8	In the event that the restrictions notified to the Client pursuant to Clause 12 were known or ought reasonably have been known by the Contractor (but were not disclosed) at contract award or if restrictions notified to the Client pursuant to Clause 57.4.4 or 57.4.6 were known or ought reasonably to have been known by the Contractor at the date of submission of the most recent DEFFORM 528 (Part 6, Schedule 6 of this Contract)  submitted to the Client in accordance with Clause 57.4.2, termination under Clause 57.4.7 will be in accordance with DEFCON 514 (Clause 90B of this Contract) and the provisions of Clause 57.6 will not apply.

Client obligation to provide information

57.5.1	The Client shall use reasonable endeavours to identify any export control restrictions applying to materiel to be provided to the Contractor as GFA. Where the Client is to provide materiel necessary to enable the Contractor to perform the Contract or in respect of which the Services are to be provided, and that materiel is subject to a non-UK export licence, authorisation, exemption or other related transfer or export control as described in the provisions of Clause 57.4.1 above, the Client shall provide a completed DEFFORM 528 (Part 6, Schedule 6 of this Contract)  or will provide a new or updated DEFFORM 528 (Part 6, Schedule 6 of this Contract)  to the Contractor within 30 days of the date of knowledge and in any case not later than 30 days prior to the delivery of such materiel to the Contractor.

57.5.2	In the event that the Client becomes aware that the DEFFORM 528 (Part 6, Schedule 6 of this Contract) disclosure was incomplete or inaccurate or in the event additional such materiel is identified then the Client shall provide, as soon as reasonably practicable a new or revised DEFFORM 528 (Part 6, Schedule 6 of this Contract). In the event that the Client becomes aware that a prior disclosure included in DEFFORM 528 (Part 6, Schedule 6 of this Contract) submitted to the Contractor was incomplete or inaccurate less than 30 days prior to the delivery to the Contractor of any material to which the updated or new disclosure relates, the Parties will meet as soon as reasonably practicable to discuss how to mitigate the impact of the incomplete or inaccurate disclosure.

57.5.3		Where:

57.5.3.1 restrictions are advised by the Client to the Contractor in a DEFFORM 528 (Part 6, Schedule 6 of this Contract) provided pursuant to Clause 19 or 20 or both; or

57.5.3.2 any of the information provided by the Client in any DEFFORM 528 (Part 6, Schedule 6 of this Contract) proves to be incorrect or inaccurate, the Client and the Contractor shall act promptly to mitigate the impact of such restrictions or incorrect or inaccurate information. Such mitigation shall include, where appropriate, mutually supported attempts to obtain removal or Import and modification to the restrictions or to obtain appropriate authorisations from the relevant foreign government. If the restrictions or incorrect or inaccurate information adversely affect the ability of the Contractor to perform its obligations under the Contract, the matter shall be handled under the terms of DEFCON 503 (Clause 13.10 in this Contract)  or as may otherwise be provided by the Contract as appropriate and if no alternative solution satisfies the essential terms of the Contract and the restrictions have not been removed, modified or otherwise satisfactorily managed within a reasonable time the Client may terminate the Contract. Termination under these circumstances will be under the terms of DEFCON 656A or 656B (Clause 90A of this Contract) as appropriate and as referenced in the Contract.

Interim Position

57.6	Pending agreement of any amendment of the Contract as set out in Clause 57.4.7 or 57.5.3, provided the Contractor takes such steps as are reasonable to mitigate the impact the Contractor shall be relieved from its obligations to perform those elements of the Contract directly affected by the restrictions or provision of incorrect or incomplete information.

58	Insert new Clause 58:

“Payment & Interest

58.1	All valid, properly prepared invoices submitted to the Client in accordance with this Clause will be paid by the Client on or before the Relevant Day.

58.2	Where and to the extent that the debt would otherwise be a 'qualifying debt' under the Late Payment of Commercial Debts (Interest) Act 1998

58.2.1	the interest provided for by this Clause is a contractual remedy and is not a statutory interest. Therefore, to the extent permissible by law, the provisions of Late Payment of Commercial Debts (Interest) Act 1998 relating to statutory interest will not apply to this Contract;

58.2.2	from the day after the Relevant Day and thereafter until payment is made, simple interest at a rate calculated in accordance with sub-Clause may be claimed by the Contractor on the value of all valid claims for payment (or unpaid parts thereof);

58.2.3	without prejudice to sub-Clause 58.2.1 of this Clause 56, the rate of interest referred to in sub-Clause 58.2.2 of this Clause 56 will be the prevailing rate of statutory interest (as defined in The Late Payment of Commercial Debts (Interest) Act 1998) on the Relevant Day;

58.2.4	no interest will be payable for any period of delay attributable to the conduct of the Contractor;

58.2.5	all claims for interest made pursuant to this Clause 56 will be notified in writing to the Commercial Officer; and

58.2.6	any interest pursuant to this Cause 56 will not form a part of the Prices and, as a remedy for late payment, will not be subject to VAT.

58.3	If the Client corrects the amount due in a later payment approval, then the Client will pay interest on the corrected amount. Interest will be calculated from the date when the correct amount was certified until the date when the corrected amount is included in a later payment approval.

59	Insert a new Clause 59 (DEFCON 129J):

“The use of the electronic business delivery form

59.1	Form Usage:

59.1.1	The Contractor must use the electronic business delivery form for all deliveries of Articles and performance of Services.

59.1.2	The electronic business delivery form, DEFFORM 129J (Part 6, Schedule 3 of this Contract), must accompany the package or consignment to which it applies. The Contractor must either:

59.1.2.1 attach the form as a label, directly to the package surface; or

59.1.2.2 forward the form in a document envelope as provided in Clauses 59.2.1.1 and 59.2.2.1 of this Clause.

59.2	Form Structure

59.2.1	For the provision of Articles

59.2.1.1 Where delivery is for a physical Article, the following criteria apply:

59.2.1.1.2 The nominal label size is A6 (102 mm x 152 mm) but A5 (148 mm x 210 mm) is acceptable. If required by package size, the Contractor may use other label sizes, but only if no degradation to the text, bar code legibility and quality occurs, see Clause 59.6.

59.2.1.2 The Contractor must use the bar coded Unique Identifier as defined in DEFCON 5J (Clause 59 of this Contract), unless specified otherwise in the Contract.

59.2.1.3 The Contractor must attach two labels to each package or consignment delivered. One label must be detachable for use in processing the information through the appropriate MOD receipting system.

59.2.2		For the provision of Services

59.2.2.1	Where performance is for a Service, the following criteria apply:

59.2.2.1.1 Standard size is A4 (210 mm x 297 mm).

59.2.2.1.2 The Contractor must use the bar coded Unique Identifier as defined in DEFCON 5J (Clause 59 in this Contract) unless specified otherwise in the Contract.

59.2.2.1.3 The Contractor must provide one form either on completion of the Service or on completion of each agreed stage of the Service.

59.3	Bar Code Symbology and Print Quality

59.3.1	The bar code symbology used shall meet the requirements of STANAG 4329, "NATO Standard Bar Code Symbologies", specifically Code 39 (ISO/IEC 16388), unless otherwise specified.

59.3.2	The barcode print quality shall be as defined in ISO/IEC 16388 (Information technology – Automatic identification and data capture techniques – Code 39 bar code symbology specification). The Overall Grade shall be at least Grade B at point of printing and not less than Grade C at final point of receipt.

59.4	Methods of Printing

59.4.1	For method of printing the DEFFORM 129J (Part6, Schedule 3 of this Contract), electronic business delivery form, see DefStan 81-041 (Part 6). Laser printing is preferred.

59A	Insert a new Clause 59A (DEFCON 522):

“Payment and recovery of sums due

59A.1	Payment for Contractor Deliverables will be made by electronic transfer and prior to submitting any claims for payment under Clause 59A.2 the Contractor will be required to register their details (Supplier on-boarding) on the Contracting, Purchasing and Finance (CP&F) electronic procurement tool.

59A.2	Where the Contractor submits an invoice to the Client in accordance with Clause 59A.1, the Client will consider and verify that invoice in a timely fashion.

59A.3	The Client shall pay the Contractor any sums due under such an invoice no later than a period of 30 days from the date on which the Client has determined that the invoice is valid and undisputed.

59A.4	Where the Client fails to comply with Clause 59A.2 and there is an undue delay in considering and verifying the invoice, the invoice shall be regarded as valid and undisputed for the purposes of Clause 59A.3 after a reasonable time has passed.

59A.5	The approval for payment of a valid and undisputed claim for payment by the Client shall not be construed as acceptance by the Client of the performance of the Contractor’s obligations nor as a waiver of its rights and remedies under this Contract.

59A.6	Without prejudice to any other right or remedy, the Client reserves the right to set off any amount owing at any time from the Contractor to the Client against any amount payable by the Client to the Contractor under the Contract or under any other contract with the Client, or with any other Government Department.”

59B	Insert a new Clause 59B (DEFCON 5J):

“Unique identifiers

59B.1 		Use

59B.1.1	For CP&F purchase orders, the Contract or an order issued under a Framework Agreement will reference UOIs or URRIs, or both. The application of UOIs and URRIs is at the line item level. The Contractor must quote the applicable Unique Identifier in any communication concerning a line item.

59B.1.2 	For EBC contractor logistic support contracts, the Contractor will generate EUPIs in fulfilling demands raised under a contractor logistic support contract. A EUPI applies for each package and the Contractor must quote it in any communication concerning a package. Where a delivery includes more than one package, each package must have a separate EUPI.

59B.2		Confirmation of Receipt

59B.2.1 	Confirmation of receipt of deliveries by Unique Identifiers shall not be construed as an acceptance of the Articles for the purposes of DEFCON 525 or any other term of the Contract relating to acceptance by the Client.

59C	Insert a new Clause 59C (DEFCON 513):

“Value Added Tax

59C.1	The Contract Price excludes any UK output Value Added Tax (VAT) and any similar EU (or non-EU) taxes chargeable on the supply of Contractor Deliverables by the Contractor to the Client.

59C.2	If the Contractor is required by UK VAT law to be registered for UK VAT (or has registered voluntarily) in respect of his business activities at the time of any supply, and the circumstances of any supply are such that the Contractor is liable to pay the tax due to HM Revenue and Customs (HMRC), the Client shall pay to the Contractor in addition to the Contract Price (or any other sum due to the Contractor) a sum equal to the output VAT chargeable on the tax value of the supply of Contractor Deliverables, and all other payments under the Contract according to the law at the relevant tax point.

59C.3	The Contractor is responsible for the determination of VAT liability. The Contractor shall consult its Client Relationship Manager or the HMRC Enquiries Desk (and not the Commercial Officer) in cases of doubt. The Contractor shall notify the Client’s Commercial Officer of the Client’s VAT liability under the Contract, and any changes to it, within twenty Business Days of becoming aware the liability is other than at the standard rate of VAT. In the event of any doubt about the applicability of the tax in such cases, the Client may require the Contractor to obtain, and pass to the Client, a formal ruling from HMRC. The Contractor shall comply promptly with any such requirement. Where the Contractor obtains a ruling from HMRC, it shall supply a copy to the Client within three Business Days of receiving that ruling unless it proposes to challenge the ruling. Where the Contractor challenges the ruling it shall supply to the Client a copy of any final decisions issued by HMRC on completion of the challenge within three Business Days of receiving the decision.

59C.4	Where supply of Contractor Deliverables comes within the scope of UK VAT, but the Contractor is not required by UK VAT law to be registered for UK VAT (and has not registered voluntarily), the Client shall be responsible for assessing and paying over directly to HMRC any UK output VAT due in respect of the Contractor Deliverables. The Contractor shall be responsible for ensuring it takes into account any changes in VAT law regarding registration.

59C.5	Where Contractor Deliverables are deemed to be supplied to the Client outside the UK, the Contractor may be required by the laws of the country where the supply takes place to register there for EU (or non- EU) turnover or similar tax. In that event, the Client shall pay to the Contractor in addition to the Contract Price (and any other sum due to the Contractor under the Contract) a sum equal to the tax the Contractor is liable to pay to the tax authorities of the country in question in relation to the Contractor Deliverables within thirty calendar days of a written request for payment of any such sum by the Contractor.

59C.6	In relation to the Contractor Deliverables supplied under the Contract the Client shall not be required to pay any sum in respect of the Contractor’s input VAT (or similar EU or non-EU or both input taxes). However, these input taxes will be allowed where it is established that, despite the Contractor having taken all reasonable steps to recover them, it has not been possible to do so. Where there is any doubt that the Contractor has complied with this requirement the matter shall be resolved under DEFCON 530 or some other form of dispute resolution as agreed between the Parties.

59C.7	Should HMRC decide that the Contractor has incorrectly determined the VAT liability, in accordance with Clause 2 above, the Client will pay the VAT assessed by HMRC. In the event that HMRC so determines, the Contractor shall pay any interest charged on any assessment or penalties or both directly to HMRC. Such interest or penalties or both shall not be recoverable from the Client under this Contract or any other contract. The Contractor shall supply the Client with a copy of all correspondence between HMRC and the Contractor’s advisors regarding the VAT assessment within three Business Days of a written request from the Client for such correspondence.

59D	Insert a new Clause 59D:

“Project Bank Account

59D.1	The Project Bank Account will be set up at Contract Award, and the Parties shall sign the Trust Deed (Part 5 Schedule 7), with a one-off deposit of £1,000 (One Thousand pounds only) being placed by the Contractor.

59D.2	The Project Bank Account will be opened by the Contractor and held jointly with the Client in accordance with the terms set out in the Trust Deed and Bank Account Agreement.

59D.3		The Project Bank Account will remain in place until the end of this Contract.

59D.4	For the purposes of the Construction Industry Scheme (CIS), the Client will be responsible for the action, discharge, completion and submission of all CIS responsibilities in relation to the Contractor. The Contractor will be responsible for the action, discharge, completion and submission of all CIS responsibilities for the Subcontractors.

59D.5	At the end of this Contract, once all required payments have been made, the Project Bank Account will be closed and any balance transferred to the Contractor.

6	Compensation events

60.1	Add a new sub-Clause (22):

“60.1 (22)	A Pandemic Event.”

61.8	Add a new Clause 61.8:

“61.8	Notwithstanding any other provision in this Contract, there shall be no change to the Prices where and to the extent that a compensation event is an event of the type referred to in Clause 60.1(20).”

63.12	Number not used.

63.14	Number not used.

7		Title

70.1		Delete 70.1 and 70.2 and replace with “Number not used.”

70.3	Insert a new Clause 70.3 (DEFCON 694):

“Accounting For Property Of The Client

70.3.1		The Contractor shall:

70.3.1.1 maintain a Public Store Account (PSA), as defined in DEFSTAN 05-099, which shall include a complete list of all property of the Client, as defined in Clause 70.3.2, and record for that property all transactions or other accounting information specified at Annex A to this Clause (Part 5, Schedule 5 of this Contract),

70.3.1.2 supply to the Client quarterly reports on the current PSA holdings. At least one report in any twelve-month accounting period or part thereof shall be a reconciled report. This shall be submitted with the Annual Certificate Form AAC 32 as required in DEFSTAN 05-099. The other three reports submitted in the period may be un-reconciled advisory reports. The submission by the Contractor and receipt by the Client of these reports shall not prejudice any rights or obligations of the Client or the Contractor under the Contract,

70.3.1.3 ensure that the PSA is available for inspection by the Client at any reasonable time,

70.3.1.4 on being given two months’ notice or any other period as has been stated in the Contract permit, and co-operate with, the Client to conduct audits of the PSA in a manner to be determined by the Client; where the Client has reasonable grounds to doubt the integrity of the PSA to the extent that the Client is not satisfied of the proper use of property of the Client, an audit may be conducted without notice,

70.3.1.5 retain the PSA for a period of three years after disposal of the last item of the property of the Client, or for any other period as may be specified in the Contract,

70.3.1.6 if the Client agrees that a subcontractor at whatever level of subcontracting shall have responsibility in the subcontractor’s PSA for property of the Client issued in aid of the Contract, the Contractor shall include in any Sub-contract with those subcontractors only the provisions corresponding to those set out in this Clause that apply to property of the Client issued in aid of the Sub-contract, in particular Clauses 70.3.2, 70.3.4 and 70.3.7; and

70.3.1.7 manage the Government Furnished Assets component of the PSA in accordance with the provisions of DEFSTAN 05-099; and implement any new edition of or amendment to DEFSTAN 05-099 within three months of the publication date of the new edition. These amendments shall not have retrospective effect.

70.3.2 For the purposes of this Clause 'property of the Client' means GFA and fixed assets, including property issued under DEFCON 611(Clause 70B of this Contract) and property of the Client issued to the Contractor under any other authorising document except for property vested in the Client under Clause 1 of DEFCON 649 (Clause 70A of this Contract).

70.3.3	For the avoidance of doubt, it is a condition of this Contract that this Clause shall apply to all property issued to the Contractor from the date of this Contract, whether in aid of the Contract, any other contract or other agreement with the Client. Property of the Client issued prior to the date of this Contract may be subject to separate contractual arrangements.

70.3.4	The obligations of the Contractor arising under this Clause in respect of property of the Client issued in aid of the Contract shall survive completion of the Contract and shall not be completed until all such obligations are fulfilled including the provisions of sub-Clause 70.3.1.5).

70.3.5	The obligations of the Contractor arising, under this Clause, in respect of property of the Client unconnected with the Contract, shall survive completion of the Contract and shall not be completed until all those obligations are fulfilled. Including the provisions of sub-Clause 70.3.1.5) unless and until a subsequent contract containing DEFCON 694(Clause 70.3 of this Contract) is placed with the Contractor, at which time obligations, in respect of any remaining property of the Client, unconnected with the Contract, shall be subsumed in the subsequent contract.

70.3.6	If, after completion of the Contract, no subsequent contract is placed containing DEFCON 694(Clause 70.3 of this Contract) within the period detailed at sub-Clause 70.3.1.5), then the obligations of the Contractor arising under this Clause in respect of property of the Client unconnected with the Contract shall cease on expiry of the period detailed at sub-Clause 70.3.1.5).

70.3.7	The Client reserves the right to amend Annex A (Part 5 – Schedule 5 of this Contract) without further consultation where the amendments arise from the Client’s proper and reasonable accounting requirements. For the purposes of this Clause, Annex A shall be regarded as a Specification. If the Client exercises this right the Contractor shall:

70.3.7.1 implement the amendment to Annex A (Part 5 – Schedule 5 of this Contract) at the commencement of the Client’s next accounting year provided that a notice of six months or such other period as may expressly be agreed between the Client and Contractor is given to the Contractor. These amendments shall not have retrospective effect; and

70.3.7.2 inform the Client as soon as practicable, but in any event within three months of notice having been given, if the Contractor cannot comply with the amendment to Annex A (Part 5 – Schedule 5 of this Contract).

70A	Insert new Clause 70A (DEFCON 649):

“Vesting

70A.1		Subject to the following provisions of this Clause:

70A.1.1 	each Article as it is constructed together with its component parts and equipment so far as incorporated in the Articles; and

70A.1.2	all materiel which the Contractor acquires or allocates for incorporation in any of the Articles, shall vest in and become the absolute property of the Client, as from the time the construction of the Article begins or the materiel is acquired specifically for or is allocated for incorporation in any of the Articles and shall from that time be in the possession of the Contractor for the sole purpose of completing the Articles and delivering them when completed to the Client, and shall not be within the control or disposition of the Contractor other than for that purpose.

70A.2	Neither the Contractor, nor a subcontractor, nor any other person shall have a lien on any Article or materiel which have vested in the Client under Clause 70A.1 of this Clause for any sum due to the Contractor, subcontractor or other person.  The Contractor shall take all reasonable steps necessary to ensure that the provisions of this Clause are brought to the notice of all subcontractors and other persons dealing with any such Articles or materiel.

70A.3	Any Article or materiel which is rejected by the Client shall immediately re-vest in the Contractor.

70A.4	If the Client terminates the Contract otherwise than under DEFCONs 656A or 656B (Clause 90A), any Article which has not been accepted in accordance with DEFCON 525 (Clause 27B) and any materiel which has not been incorporated in any Article which has been accepted in accordance with DEFCON 525 (Clause 27B) shall re-vest in the Contractor. Such re-vesting shall occur on the expiry of thirty days from the date on which that termination shall take effect, unless the Client has given the Contractor notice, prior to that expiry, that the Client elects to retain the property in the Article or materiel.

70A.5	Any payment made by the Client in respect of any Article or materiel which re-vest in the Contractor under Clauses 70A.3 or 70A.4 of this Clause shall be recoverable from the Contractor.

70A.6	The Contractor shall hand over to the Client any Article or materiel in which the Client has elected to retain the property under Clause 70A.4 of this Clause. If the Contractor fails to do so, the Client shall have the right to enter the Contractor's premises and remove the Article or materiel and recover the cost of doing so from the Contractor.

70A.7	The Client shall pay a fair and reasonable price in accordance with Clause 50 for any Article or materiel in which it has elected to retain the property under Clause 90A.8 of this Clause and which are handed over to it by the Contractor or otherwise come into his possession.

70A.8	Where any Article or materiel in the Client's possession or control has re- vested in the Contractor in accordance with Clauses 70A.3 or 70A.4 of this Clause, the Contractor shall bear the cost of resuming possession and control of them from the place of delivery in the UK as specified in the Contract. If the Article or materiel is on the premises of the Client or the premises of any Government Department (including any agencies thereof), the Contractor shall remove them within fourteen calendar days of their re-vesting.”

70B	Insert a new Clause 70B (DEFCON 611):

“Issued Property

General

70B.1.1	All Issued Property shall remain the property of the Client. It shall be used in the execution of the Contract and for no other purpose, without the prior approval in writing of the Client.

70B.1.2	Neither the Contractor, nor any subcontractor, nor any other person, shall have a lien on Issued Property, for any sum due to the Contractor, subcontractor or other person, and the Contractor shall take all such steps as may be necessary to ensure that the title of the Client, and the exclusion of any such lien, are brought to the notice of all subcontractors and other persons dealing with any Issued Property.

Receipt

70B.2.1	Subject to Clauses 70B.2.2 and 70B.2.5 below, within 14 days of receipt of Issued Property, or such other longer period as may be specified in the Contract, the Contractor shall:

70B.2.1.1 check the Issued Property to verify that it corresponds with the Issued Property specified in the Contract;

70B.2.1.2 conduct a reasonable visual inspection;

70B.2.1.3 conduct any additional inspection and testing as may be necessary and practicable to check that the Issued Property is not defective or deficient for the purpose for which it has been provided; and

70B.2.1.4 notify the Client of any defects, deficiencies or discrepancies discovered.

70B.2.2	Where Issued Property is packaged it shall not be unpacked earlier than is necessary. The period identified at Clause 70B.2.1 above shall count from the date on which packages are opened.

70B.2.3	The Client shall within a reasonable time after receipt of any notice under Clause 70B.2.1 of this Clause replace, re-issue or authorise repair of Issued Property agreed to be defective or deficient and, if appropriate, the Client shall revise the Contract Price, delivery schedule or both. If appropriate, it shall also issue written instructions for the return or disposal of the defective or deficient Issued Property.

70B.2.4	In the event that the Client fails to provide, replace, or authorise repair of defective or deficient Issued Property within a reasonable time of receipt of a notice in accordance with Clause 70B.2.1, fair and reasonable revisions of the Contract Price, delivery schedule or both shall be made as may be appropriate provided that the Contractor has taken all reasonable measures to mitigate the consequences of any such delay.

70B.2.5	Clauses 70B.2.1 – 70B.2.4 do not apply in the following circumstances:

70B.2.5.1	where Issued Property is issued for the purpose of repair, overhaul, conversion or other work to be performed on the Issued Property, inspection of such property shall be as specified in the Contract,

70B.2.5.2	where the Contractor can show that the Issued Property cannot be fully tested until it has been integrated with other items, inspection of such property shall be as specified in the Contract.

Custody

70B.3.1	Subject to Clause 70B.3.4 below and any limitation or exclusion of liability as may be specified in the Contract, the Contractor shall be responsible for the safe custody and due return of Issued Property, whether or not incorporated into the Articles, and shall be responsible for all loss or damage thereto, until re-delivered in accordance with the Client's instructions or until the expiry of the period specified in Clause 70B.4.3.

70B.3.2	The Contractor shall be responsible for such calibration and maintenance of the Issued Property as is specified in the Contract.

70B.3.3	If requested, the Client, within a reasonable time, and where practicable before delivery of the Issued Property, shall notify the Contractor of the value of the Issued Property.

70B.3.4	The Contractor shall not be liable in respect of:

70B.3.4.1 defects or deficiencies notified to the Client in accordance with Clause 3 of this Clause or latent defects which the Contractor can show could not reasonably have been discovered by means of the activities described at Clause 70B.2.1 of this Clause,

70B.3.4.2 fair wear and tear in Issued Property resulting from its normal and proper use in the execution of the Contract (except insofar as the deterioration is contributed to by any misuse, lack of care or want of maintenance by the Contractor),

70B.3.4.3 Issued Property rendered unserviceable as a direct result of ordinary performance of the Contract.

70B.3.4.4 any loss or damage to Issued Property arising from:

      - aircraft or other aerial devices or objects dropped from them, including pressure waves caused by aircraft or such devices whether travelling at sonic or supersonic speeds,

      - ionising radiation or contamination by radioactivity from any nuclear fuel or from nuclear waste from the combustion of nuclear fuel,

      - the radioactive, toxic, explosive or other hazardous properties of any nuclear assembly or nuclear component thereof,

      - riot, civil commotion, civil war, rebellion, revolution, insurrection, military or usurped power or acts of the Queen's enemies.

Accounting and Return of Issued Property

70B.4.1	The Contractor shall:

70B.4.1.1 open and maintain a Public Store Account (PSA) in accordance with DEF STAN 05-099.

70B.4.1.2 ensure that all property of the Client recorded in the PSA, including but not limited to Issued Property, is available for inspection by the Client at any reasonable time.

70B.4.1.3 on being given two months notice or such other period as has been stated in the Contract permit, and co-operate with, the Client to conduct audits of the property of the Client recorded in the PSA in a manner to be determined by the Client; where the Client has reasonable grounds to believe that the property of the Client has not been used in accordance with the terms of issue then these audits may be conducted without notice.

70B.4.2	At Contract completion the Contractor shall forward a list of Issued Property still held to the Client's Commercial Officer named in the Contract. Return or disposal of such Issued Property will be as specified in the Contract, or as instructed by the Client at Contract completion. If no disposal instructions are specified in the Contract the Client shall provide such instructions within two months of the Contractor's written request to do so.

70C	Insert Clause 70C (DEFCON 502):

“Specification Changes

70C.1	For the purposes of the Contract “the Specification” shall include any document or item which, individually or collectively, is referenced in the Schedule of Requirements.

70C.2		The Specification forms part of the Contract.

70C.3    	All Articles or Services to be supplied under the Contract shall conform in all respects with the Specification.

70C.4	The Contractor shall use a configuration control system to control changes to the Specification.  The configuration control system shall be compatible with ISO 9001 (latest published version) or as specified in the Contract.

70C.5	The Client, or the Representative of the Client may, alter the Specification. Any alterations shall not alter the fit, form, function or characteristics of the Articles or Services to be supplied under the Contract.

70C.6	The changes will be provided in writing and shall apply from the date specified by the Client y. The Client shall provide an updated Specification. The Articles or Services shall be delivered in accordance with the altered Specification. These alterations shall not constitute a formal amendment of the Contract and shall be implemented upon receipt, or at the date specified in the Client‘s notice.

70C.7		Any alterations that cause a change to:

70C.7.1	fit, form, function or characteristics of the Articles or Services;

70C.7.2	the cost;

70C.7.3	delivery dates;

70C.7.4		period required for the production or completion;

70C.7.5		other work caused by the alteration;

shall be subject to DEFCON 503 (Amendments of Contract)(Clause 13.10 of this Contract). Each amendment under DEFCON 503(Clause 13.10 of this Contract) shall be classed as a formal change.

70C.8	In the event that either party considers that there may be any conflict within the Specification it shall immediately notify the other party.

70C.9    	Any documentation provided by the Client outside of this condition shall not alter the Specification.”

73.3	Insert Clause 73.3:

“Notwithstanding the above, the Contractor has full responsibility for all Plant and Materials prior to Completion of the works and shall compensate the Client for any loss or damage occurring to the same.”

73A	Insert a new Clause 73A:

“Redundant materiel

73A.1	Redundant Materiel shall mean Materiel as defined in Clause 11.2 (Definitions) that is identified as surplus to the requirement of the Contract for whatever reason.

73A.2	All Redundant Materiel resulting from work carried out under, or procured for the purposes of the Contract, the costs of which have been paid by the Client under the Contract, or which is otherwise owned by the Client, shall be disposed of as follows:

73A.2.1	On completion of the Contract or earlier if appropriate, the Contractor shall prepare a list of those items of the Materiel which are considered to be:

      - serviceable or repairable. The list shall record the condition of each item, its actual cost or estimated value and, in the case of repairable items, the estimated price of repair; and

      - unserviceable and which cannot be economically repaired or are otherwise considered to be scrap.

73A.2.2	The Contractor shall send the lists referred to in sub-sub-Clause 73A.2.1 (i) and 73A.2.1 (ii) above to the Commercial Officer named in the Contract.

73A.2.3	Within three months of the date of receipt of the lists, the Client shall issue disposal instructions to the Contractor. Such disposal instructions shall require that the items of materiel are either:

      - transferred to other subsisting contracts; or

      - subject to contract, retained by the Contractor for use in the performance of future contracts placed with the Contractor; or

      - subject to contract, repaired by the Contractor; or

      - at the direction of the Client, sold by the Contractor, acting on behalf of the Client, for the best price reasonably obtainable. Materiel designated in accordance with sub-sub-Clause 2.a.(ii) above shall be dismantled and disposed of in such a manner as to preclude the possibility of resale in its existing form.

73A.3	The proceeds of the sale of items of Materiel sold pursuant to sub-sub-Clause 73A.2.3(iv) above shall be credited to the Client in accordance with arrangements made between the Contractor and the Client.

73A.4	A list of the items sold by the Contractor shall be sent to the Commercial Officer specified in the Contract together with a statement of the proceeds of sale.”

73B	Insert a new Clause 73B (DEFCON 82):

“Special Procedure for Initial Spares

Background and Scope of the Procedure

73B.1  	When a completely new equipment is provided to the Services, or  existing  equipment modified, it is imperative that its operational efficiency is not impaired by lack of spare parts, should a functional failure occur. Suitable arrangements must, therefore, be made to ensure that a supply of spare parts is available before, or at least as soon as, the new or modified equipment is brought into use.

73B.2    	The administration of store required for the Armed Forces is a complex operation, including the technical assessment of precisely which spares will be required (‘Ranging’), in what quantity, (‘Scaling’), and with what identification (NATO Stock Nos, Descriptions, Special Packaging, etc.). These detailed assessments inevitably take time and interim arrangements are therefore necessary to ensure the timely supply of such spares as are considered necessary to maintain the new (or modified) equipment in full operational condition during the initial period of use.

73B.4	The procedures detailed in Part A at Annex A and Part B at Annex B of this Clause below have the special purpose of providing such an initial supply of essential spare parts in order to maintain operational capability until the Client’s normal spares procurement procedure can produce the full range of spares which a more detailed examination of all the available information suggests will be needed.

Part A covers action to be taken in order to provide initial spares concurrently with the main equipment, while Part B is designed to cover similar requirements arising from modification to equipment already in service. Parts A and B are dissimilar in that Part A deals comprehensively with requirements placed on the Contractor under the listing, authorising and purchasing of spares for new equipment, whereas Part B deals only with listing spares for modifications. For ease of reference, paragraph headings in the two Parts correspond as far as possible.

73B.5	This Clause 73B procedure requires the Contractor to draw up, at the earliest possible moment and in accordance with such technical information and assistance as may be provided by the Client, a list of spare parts which he considers will be sufficient in type and quantity to maintain the operational efficiency of the new or modified equipment during an initial period of use (such period being two years, unless otherwise stated in the Contract). Lists of spares required under Part A (New Equipments) should be submitted on DEFFORM 82A and those under Part B (Modifications) on DEFFORM 82B. Any further information or guidance which the Contractor may require concerning the assessment of spares, or completion of DEFFORM 82A or 82B, should be obtained from the relevant Project Manager.

8		Risks and insurance

80.1		At the end of the first sentence add:

“(except to the extent these are covered by the Insurance Table (Required Insurances) at Clause 83.[ ]).”

Delete the bullet points and substitute with:

- Claims, proceedings, compensation and costs payable which are due to negligence, breach of statutory duty or interference with any legal right by the Client or by any person employed by or contracted to him except the Contractor,

- Discovery of fossils and archaeological remains,

- Discovery of contaminated land not identified to the Contractor prior to the date of the Contract by the Client and which could not have been and/or was not identified upon reasonable preliminary investigations or surveys by the Contractor,

- The presence of all types of asbestos brown, blue or white, on, in under or permeating from the Site which have not been identified during any asbestos survey previously undertaken whether internally or externally prior to the date of Contract by the Client or which could not have been and/or was not identified upon reasonable preliminary investigations or surveys by the Contractor,

- The presence, emission or release of Dangerous Substances, as defined by the Dangerous Substances Directive (76/464/EEC) and all substances which are contained on the UK Red List, Black List or Grey List in relation to Dangerous Substances not notified to the Contractor prior to the date of the Contract and caused by any act or omission of the Client,

- Riot, War, invasion, act of foreign enemies or hostilities,

- Civil war, rebellion, revolution, terrorism, insurrection or military usurped power,

- Ionising radiations or contamination by radioactivity from any nuclear fuel, or from any nuclear waste from the combustion of nuclear fuel, radioactive, toxic, explosive or other hazardous properties of any explosive nuclear assembly or nuclear component thereof,

- Significant harm to the works or any part of Site in respect of which the works are to be carried out or pollution of controlled waters caused in accordance with the definitions contained in the EPA 1990 Part IIA by any act, default or omission of the Client, or delay to the works as a direct result of such harm or pollution and relating to substances which were released onto the Site,

- Insufficient capacity of existing utilities (gas, electricity, water, storm and foul drains, BT, etc) supply,

- Condition of existing utilities (gas, electricity, water, storm and foul drains, BT, etc) supply is in poor condition at connection point,

- Loss of use, delay or damage to the works, or any part of the Site resulting from;

  - use of and/or discovery of munitions, or

  - pressure waves caused by the speed of aircraft or other aerial devices travelling at sonic or super sonic speeds,

  - restrictions, unless such delay lasts for no more than 1 hour,

- Loss of or wear or damage to the parts of the works taken over by the Client, except loss, wear or damage occurring before the issue of the Defects Certificate which is due to:

  - a Defect which existed at take over,

  - an event occurring before take over which was not itself an Client’s risk, or the activities of the Contractor on the Site after take over,

- Loss of or wear or damage to the works and any Equipment, Plant and Materials retained on the Site by the Client after a termination, except loss, wear or damage due to the activities of the Contractor on the Site after the termination,

- Additional Client’s risks stated in the Contract Data.

[80.2		Insert new Clause 80.2 (DEFCON 661):

“War Risk Indemnity

80.2.1.     	In this condition:

80.2.1.1 the expression "War Risks" means risks in respect of which the Contractor's policy of insurance contains an exclusion or limitation upon claims applicable by reason of a War Risk Exclusion Clause;

80.2.1.2 the expression "War Risk Exclusion Clause" means a provision in the Contractor's policy of insurance excluding or limiting claims by the Contractor by reference to activities that include war, invasion, acts of foreign enemies, hostilities (whether war be declared or not), civil war, rebellion, revolution, insurrection, martial law, military or usurped power and attempts at usurpation of power or activities of a similar nature.

80.2.1.3 the expression "Subcontractor" means a subcontractor at any level of subcontracting.

80.2.2		Notwithstanding any other provisions of the Contract, but subject to the provisions of this Condition, the Client shall indemnify the Contractor in respect of the liabilities, losses, payments and damage described in sub-clauses 80.2.2.1 – 80.2.2.8) inclusive of this Clause, where and to the extent that such liabilities, losses, payments or damage are directly attributable to a War Risk and the involvement or requirement for the involvement, for the purpose of work under the Contract of any employees or property of the Contractor in circumstances to which the War Risk Exclusion Clause applies:

80.2.2.1 all liability in respect of claims and proceedings (including reasonable settlements thereof) made or brought against the Contractor by employees of the Contractor, their dependants, executors or administrators, in respect of death, injury, sickness, capture or detention of the Contractor’s employees, or loss of or damage to employee’s property, and against all costs and expenses reasonably incurred in respect of such claims and proceedings;

80.2.2.2 all liability in respect of claims and proceedings (including reasonable settlements thereof) made or brought against the Contractor by third parties (other than the Contractor's employees) arising from the acts or omissions of the Contractor's employees;

80.2.2.3 any loss of or damage to property of the Contractor, and the loss of use of such property, including any payment made in respect of the necessary hire of suitable property required for performing the contract or other activity dependent on such property pending the return, replacement or repair of such property, but excluding loss of profit;

80.2.2.4 any reasonable payment made to any employee or his dependants, executors or administrators ordinarily payable in respect of absence from work as a result of injury, sickness, capture or detention, or other reasonable allowance or compensation or gratuity where such payment was necessarily incurred by the Contractor for the purpose of enabling him to perform the Contract and the payment was not otherwise payable as of right or as a matter of discretion under any statutory provision or by reason of length of employment with the Contractor;

80.2.2.5 any reasonable payment made in respect of the hire or employment of suitable staff to replace employees absent from work as a result of injury, sickness, capture or detention, when such replacement staff are necessary for performing the Contract or other activity dependent on the availability of the absent employees, pending their return to work;

80.2.2.6 any payment made, where the Client has not otherwise made provision (eg treatment or transportation provided without charge by the Client), in respect of:

i. the reasonable costs of treatment of any employee properly prescribed by a qualified medical practitioner; or

ii. reasonable medical repatriation costs; and

iii. reasonable funeral and associated transportation costs;

where the Contractor has necessarily incurred a commitment to make such payment for the purpose of enabling him to perform the Contract, and the payment was not otherwise payable as of right or a matter of discretion under the pre-existing terms of the contract of employment of that employee, and that employee’s condition would not have arisen by virtue of his employment at his normal place of work;

80.2.2.7 any loss of, or damage to, or loss of use of property of the Client made available to the Contractor for the purpose of performing the Contract including any payment made in respect of the hire of suitable property necessary for performing the Contract or other activity dependent on such property pending the return, replacement and/or repair of such property but excluding loss of profit;

80.2.2.8 any additional payments reasonably incurred to maintain the insurance cover referred to in sub-clause 80.2.3.1 below and expressly required by reason of performance of the Contract.

80.2.3	The Client shall not indemnify the Contractor in respect of any claim, proceedings, cost, expense, payment, loss or damage which arises from:

80.2.3.1 any risks in respect of which the Contractor is insured;

80.2.3.2 any risks which, although uninsured, the Contractor could reasonably have been expected to have been able to insure;

80.2.3.3 malicious acts, acts of sabotage, strikes, riots, civil commotion or labour disturbances other than where such activities occur in support of or as a direct result of activities described in sub-clause 80.2.3.2 above;

80.2.3.4 performance of the Contract within the Territories listed at Schedule 1 to this Condition;

80.2.3.5 wilful misconduct, lack of good faith, or negligence on the part of the Contractor, his officers, servants or agents;

80.2.3.6 the wilful disregard of instructions properly given to employees (including but not limited to officers, servants or agents) of the Contractor by the Client (who for the purposes of this Condition shall include members of HM Armed Forces and members of any other Armed Forces with whom the Client is acting in concert);

80.2.3.7 activities undertaken by the Contractor, his officers, servants or agents for purposes other than performance of the Contract except where those activities are in compliance with instructions properly given to employees of the Contractor by the Client (who for the purposes of this Condition shall include members of HM Armed Forces and members of any other Armed Forces with whom the Client is acting in concert);

80.2.3.8 use of any property of the Contractor, his officers, servants or agents for purposes other than performance of the Contract except where such use is in compliance with instructions properly given to employees of the Contractor by the Client (who for the purposes of this Condition shall include members of HM Armed Forces and members of any other Armed Forces with whom the Client is acting in concert);

80.2.3.9 activities undertaken by the Contractor, his officers, servants or agents which contravene any code of conduct or similar guidance issued by the Client for the purposes of defining the Client’s reasonable expectations of the conduct of the Contractor, his officers, servants or agents in the theatre of operations; or

80.2.3.10 payments of any nature whatsoever to pension funds or schemes operated by or on behalf of the Contractor or any Subcontractor, or any fund or scheme relating to an individual officer, servant or agent of the Contractor, including but not limited to lump sum death benefit, pension payment, compensation payment or redundancy payment.

80.2.4	The Client shall not indemnify the Contractor in respect of any claims, proceedings, costs, expense, payments, loss or damage for which the Contractor has made provision, other than for insurance cover, in the Contract Price (either as a direct charge, indirect charge or contingency).

80.2.5 	The Client shall not indemnify the Contractor where the Contractor and the Contractor's insurer under the Contractor's policy of insurance in respect of property or third party liability are connected persons. Any question whether the Contractor and its insurer are connected persons shall be determined in accordance with the provisions for determining such question that are set out in section 839 of the Income and Corporation Taxes Act 1988.

80.2.6	Subject to any Subcontractor of the Contractor observing and performing the terms of Clause 80.2.7, such Subcontractor shall be entitled to the benefit of and to enforce this Condition as if he were the Contractor.

80.2.7 	It is a pre-condition to any liability of the Client under this indemnity that the Contractor shall:

80.2.7.1 as soon as reasonably practicable notify the Client of any occurrence, claim or proceedings that may be expected to give rise to liability of the Client under this Condition;

80.2.7.2 provide evidence or proof of any claim, proceeding, cost, expense, loss or damage in the manner and form reasonably requested by the Client; and

80.2.7.2 promptly furnish to the Client copies of all pertinent papers received by the Contractor and which may reasonably be required by the Client.

80.2.8   	The Client shall make available to the Contractor a copy of the relevant findings of any military Board of Inquiry into any matter which gives rise to a liability on the Client under this Condition.]

82.1		Remove Clauses 82.1 and 82.2 and substitute with:

“The Contractor indemnifies the Client against claims, proceedings, compensation and costs due to an event which is not at the Client’s risk.”

82.2		Number not used.

83		Delete clause and replace with [relevant clause from Part 5, Schedule 1].

9		Termination

90.1		Renumber Clause 90.1 as 90.1.1.

90.1.2		Insert new Clauses 90.1.2 and 90.1.3:

“90.1.2	In the event of such notice being given the Client will at any time before the expiration of the notice of termination be entitled to exercise such of the following powers as he considers expedient to direct:

- the Contractor, where work has not been commenced, to refrain from commencing work;

- the Contractor to complete in accordance with the works, or any part thereof in course of design, construction, repair maintenance or operation at the expiration of the notice, and to hand over the same at such times or times as may be mutually agreed on or, in default of agreement at the time or times provided by this Contract;

- that the Contractor will as soon as may be reasonably practicable after receipt of such notice:

      - take such steps as will ensure that work on the design, construction repair and maintenance tasks is reduced as rapidly as possible;

      - as far as possible consistent with Clause 90.1.2c(i) to concentrate work on the completion of tasks already on a partly finished state;

      - determine on the best possible terms such Subcontracts and orders for design, construction and repair and maintenance and for materials and parts as have not been completed or delivered, observing in connection with Clauses 90.1.2c(i) and 90.1.2c(ii) any direction given under Clause 90.1.2a and 90.1.2b as far as may be possible.

90.1.3 	The Contractor will in any Sub-contract or order the value of which is £10,000 sterling or over made or placed by him with any one Subcontractor in connection with or for the purpose of this Contract take power to determine such Sub-contract in the event of termination of this Contract under this Clause upon the terms of Clauses 90.1.2 to 90.1.3 inclusive.

90.2	Delete the Termination Table and insert the following:

| Termination Table |  |  |  |
| --- | --- | --- | --- |
| Terminating Party | Reason | Procedure | Amount due |
| The Client | A reason other than R1 – R22 and RX1-RX6 | P1, P2 , P4, P5 and P6 | A1, A2 and A3 (where Contractor default) |
|  | R1 - R15 (including RX1 – RX6), R18, R21 – R24 | P1, P2, P3, P4, P5 and P6 | A1, A3 and A5 |
|  | R17, R19 or R20 | P1, P4, P5 and P6 | A1, A2, A3 and A5 |
| The Contractor | R1 – R10, RX1 – RX5 or R16 | P1, P4, P5 and P6 | A1, A2 and A5 |

90.3	In the second sentence, line one after R15 add “(including RX1 – RX6)”. Delete R22 and replace with R21-24.

90.4		At the end of the Clause, insert:

“save to the extent only that the Contractor is directed to do so in accordance with Clause 90.1.2 above.”

90A		Add a new Clause 90A (DEFCONS 656A and 656B):

“Termination for Convenience – Contracts under £5 million”

[90A.1	The Client shall have the right to terminate the Contract in whole or in part at any time by giving the Contractor at least 20 (twenty) Business Days written notice (or such other period as may be stated in the Contract).

90A.2	The Client shall indemnify the Contractor against any commitments, liabilities or expenditure which would otherwise represent an unavoidable loss by the Contractor, subject to the Contractor:

9A.2.1	taking all reasonable steps to mitigate such loss; and

90A.2.2	submitting a fully itemised and costed list of such loss, with supporting evidence, reasonably and actually incurred by the Contractor as a result of the termination of the Contract or relevant part thereof.

90A.3	the Contractor shall include in any Sub-contract over £250,000 which it may enter into for the purpose of the Contract the right to terminate the Sub-contract under the terms of Clauses 90A.1 to 90A.2 except that the:

90A.3.1 	notice period for termination shall be as specified in the Sub-contract, or if no period is specified 20 (twenty) Business Days; and

90A.3.2 	Contractor’s right to terminate shall be restricted by including the following additional Clause “Provided that this right is not exercised unless the main contract, or relevant part, has been terminated by the Secretary of State for Defence in accordance with the provisions of DEFCON 656A (Clause 90A)”.

90A.4	The Client’s total liability under the provisions of this Clause shall be limited to the total price of the Contractor Deliverables payable under the Contract (or relevant part), including any sums paid, due or becoming due to the Contractor at the date of termination.]

“Termination for Convenience – Contracts of £5 million and over”

[90A.1	The Client shall have the right to terminate the Contract in whole or in part at any time by giving the Contractor at least 20 (twenty) Business Days written notice (or such other period as may be stated in the Contract). Upon expiry of the notice period the Contract, or relevant part thereof, shall terminate without prejudice to the rights of the parties already accrued up to the date of termination. Where only part of the Contract is being terminated, the Client and the Contractor shall owe each other no further obligations in respect of the part of the Contract being terminated, but will continue to fulfil their respective obligations on all other parts of the Contract not being terminated.

90A.2.	Following the above notification the Client shall be entitled to exercise any of the following rights in relation to the Contract (or part being terminated) to direct the Contractor to:

90A.2.1	not start work on any element of the Contractor Deliverables not yet started:

90A.2.2	complete in accordance with the Contract the provision of any element of the Contractor Deliverables;

90A.2.3	as soon as may be reasonably practicable take such steps to ensure that the production rate of the Contractor Deliverables is reduced as quickly as possible;

90A.2.4	terminate on the best possible terms any Sub-contracts in support of the Contractor Deliverables that have not been completed, taking into account any direction given under sub Clauses b to c of this Clause.

90A.3	Where this Clause applies (and subject always to the Contractor’s compliance with any direction given by the Client under Clause 90A.2):

90A.3.1	the Client shall take over from the Contractor at a fair and reasonable price all unused and undamaged materiel and any Contractor Deliverables in the course of manufacture that are:

90A.3.1.1	in the possession of the Contractor at the date of termination; and

90A.3.1.2	provided by or supplied to the Contractor for the performance of the Contract, except such materiel and Contractor Deliverables in the course of manufacture as the Contractor shall, with the agreement of the Client, choose to retain;

90A.3.2	the Contractor shall deliver to the Client within an agreed period, or in absence of such agreement within a period as the Client may specify, a list of:

90A.3.2.1	all such unused and undamaged materiel; and

90A.3.2.2	Contractor Deliverables in the course of manufacture, that are liable to be taken over by, or previously belonging to the Client, and shall deliver such materiel and Contractor Deliverables in accordance with the directions of the Client;

90A.3.2.3	in respect of Services, the Client shall pay the Contractor fair and reasonable prices for each Service performed, or partially performed, in accordance with the Contract.

90A.4	The Client shall (subject to Clause 90A.5 below and to the Contractor’s compliance with any direction given by the Client in Clause 90A.2 above) indemnify the Contractor against any commitments, liabilities or expenditure which would otherwise represent an unavoidable loss by the Contractor by reason of the termination of the Contract, subject to:

90A.4.1	the Contractor taking all reasonable steps to mitigate such loss; and

90A.4.2 	the Contractor submitting a fully itemised and costed list of such loss, with supporting evidence, reasonably and actually incurred by the Contractor as a result of the termination of the Contract or relevant part.

90A.5	The Client’s total liability under the provisions of this Clause shall be limited to the total price of the Contractor Deliverables payable under the Contract(or relevant part), including any sums paid, due or becoming due to the Contractor at the date of termination.

90A.6	The Contractor shall include in any Sub-contract over £250,000 which it may enter into for the purpose of the Contract, the right to terminate the Sub-contract under the terms of Clauses 90A.1 to 90A.5 except that the:

90A.6.1	name of the Contractor shall be substituted for the Client except in Sub-Clause 90A.3.1;

90A.6.2	notice period for termination shall be as specified in the Sub-contract, or if no period is specified 20 (twenty) Business Days; and

90A.6.3	Contractor’s right to terminate shall be restricted by including the following additional Clause “Provided that this right is not exercised unless the main contract, or relevant part, has been terminated by the Secretary of State for Defence in accordance with the provisions of DEFCON 656B (Clause 90A)”.

90A.7	Claims for payment under this condition shall be submitted in accordance with the Client’s direction.]

90B	Insert a new Clause 90B (DEFCON 514 – Material breach):

90B.1	In addition to any other rights and remedies, the Client shall have the right to terminate the Contract (in whole or in part) with immediate effect by giving written notice to the Contractor where the Contractor is in material breach of its obligations under the Contract.

90B.2	Where the Client has terminated the Contract under Clause 90B.1 the Client shall have the right to claim such damages as may have been sustained as a result of the Contractor’s material breach of the Contract, including but not limited to any costs and expenses incurred by the Client in:

90B.2.1	carrying out any work that may be required to make the Contractor Deliverables comply with the Contract; or

90B.2.2	obtaining the Contractor Deliverable in substitution from another supplier.

91.1	Delete the first main bullet point and replace with: (DEFCON 515 – Bankruptcy and Insolvency)

“If the other Party is an individual or a firm:”

R1	Delete R1 (from the first bullet point) and replace it with “the presentation of a petition for bankruptcy order against the individual or, in the case of a firm constituted under English law, any partner of the firm unless it is withdrawn within 3 Business Days from the date on which the Contractor is notified of the presentation;”

R2	Delete R2 (from the second bullet point) and replace it with “the court making a bankruptcy order in respect of the individual or, in the case of a firm constituted under English law, any partner of the firm;”

R4	Delete R4 (from the fourth bullet point) and replace it with “the individual, the firm or, in the case of a firm constituted under English law, any partner of the firm making a composition or a scheme of arrangement with his or its creditors (including a Scheme of Arrangement under Part 26 and Part 26A Companies Act 2006);”

RX1	Insert a new bullet point (fifth bullet point):

“the application by the individual or, in the case of a firm constituted under English law, any partner of the firm to the court for an interim order pursuant to section 253 of the Insolvency Act 1986;”

RX2	Insert a new bullet point (sixth bullet point):

“the court making an interim order pursuant to section 252 of the Insolvency Act 1986;”

RX3	Insert a new bullet point (seventh bullet points):

“where the Contractor is either unable to pay his debts as they fall due or has no reasonable prospect of being able to pay debts which are not immediately payable. The Client shall regard the Contractor as being unable to pay his debts if:

- he has failed to comply with or to set aside a statutory demand under section 268 of the Insolvency Act 1986 within 21 days of service of the statutory demand on him; or (RX3.1)

- execution or other process to enforce a debt due under a judgement or order of the court has been returned unsatisfied in whole or in part.” (RX3.2).

RX4	Insert a new bullet point (eighth bullet point):

“the presentation of a petition for sequestration in relation to the Contractor's estates unless it is withdrawn within 3 Business Days from the date on which the Contractor is notified of the presentation; or”

RX5	Insert a new bullet point (ninth bullet point):

“the court making an award of sequestration in relation to the Contractor’s estates.”

91.1	Delete the second main bullet point and replace it with:

“Where the Contractor is a company registered in England”

R5	Delete R5 (from the first bullet point) and replace it with “the court making an order that the company shall be wound-up;”

R7	Delete R7 (from the third bullet point) and replace it with “the company passing a resolution that the company shall be wound- up;”

R8	Delete R8 (from the fourth bullet point) and replace it with “an application is made to court, or an order is made, for the appointment of an administrator of the Company or a notice of intention to appoint an administrator is filed at the Court or an administrator is appointment over the Company;”

R9	Delete R9 (from the fifth bullet point) and replace it with “the appointment of a Receiver or manager or administrative Receiver.”

R10	At the end of R10 (the sixth bullet points) insert: “(including a Scheme of Arrangement under Part 26 and Part 26A Companies Act 2006).”

91.1	At the end of the clause insert:

“The Client may also terminate if any event described in Clause 91.1 above occurs in respect of any company, which from time to time has guaranteed the obligations of the Contractor in connection with this Contract.

Where the Contractor is a company registered other than in England, events occur or are carried out which, within the jurisdiction to which it is subject, are similar in nature or effect to those specified in sub-Clauses R5 – R10 above.

Such termination shall be without prejudice to and shall not affect any right of action or remedy which shall have accrued or shall accrue thereafter to the Client and the Contractor.”

91.1A		Insert a new Clause:

“The Client may terminate if the Contractor applies to court for, or obtains, a moratorium under Part A1 of the Insolvency Act 1986.” (RX6)

91.2		Delete the first sentence and substitute with:

“The Client may terminate all or part of the Contractor’s employment under this Contract if the Contractor has defaulted in one of the following ways and not put the default right within four (4) weeks of the notification.”

Delete the first bullet point and substitute with:

“Failed to Provide the Works or any portion thereof within the time or times specified to the standards agreed in this Contract. (R11)”

At the end of the clause insert:

- “Failed to meet its requirements for overall performance measured by Key Performance Indicators as set out in the Scope (R21).

- Is in breach of its obligations under Clause 23 of the National Framework for Capital Works Projects Overseas (Change of Control of the Contractor) (R23).”

91.4		Delete this clause and substitute with:

“The Contractor may terminate if the Client has not paid an amount certified by the Project Manager as properly due and payable (and no valid pay less notice has been given) within thirteen (13) weeks of the date of the Relevant Day. (R16)”

91.5		Delete the words “Either Party” and replace them with “The Client”.

In line 1, after “if”, delete “the Parties have” and substitute with:

“either Parties has”.(R17)

91.6		Delete the second and third bullet point and substitute with:

- “Client may terminate if the instruction was due to any other reason other than a default by the Contractor or Client (R19).”

91.7		Delete this clause and substitute with:

“The Client may terminate if an event which the Parties could not reasonably prevent has substantially affected the Contractor’s work for a continuous period of more than thirteen (13) weeks (R20).”

91.8		Delete this clause from “unless” in the first line until the end of the clause.

91.9		Insert new Clause 91.9:

“The Client may terminate this Contract in accordance with Clauses 15 (Corrupt Gifts and Payments of Commission), 16.4 (Conflicts of Interest) 20.11 (Fraud and Prevention of Corruption), 23 (Change of Control of the Contractor) and 25 (Security Measures) of the National Framework for Capital Works Projects Overseas (R24).”

92.1		Delete the clause after the word “works” and substitute with:

“(and employ other contractors for that purpose) and may use any Plant and Materials provided by the contractor (P1).”

92.2		Delete P2 and substitute with:

“In addition to any goods and materials that may have vested in the Client, the Client may instruct the Contractor to remove any Equipment, Plant and Materials and assign the benefit of any Sub-contract or other contract related to performance of this Contract to the Client. The Client may, at his discretion take over from the Contractor at a fair and reasonable price, if payment has not already been made, all used and undamaged materials, bought-out parts and components, and works in course of design or construction, in the possession of the Contractor and properly provided by or supplied to the Contractor for the performance of this Contract. The Contractor will prepare and deliver to the Client within an agreed period, or in default of agreement within such period as the Client may specify, a list of all such unused and undamaged materials, in addition to materials vested in the Client, bought-out parts and components and works in the course of design or construction liable to be taken over by or previously belonging to the Client and will deliver these in accordance with the directions of the Client.”

Delete P4 and substitute with:

“The Contractor provides to the Client information and other things which the Scope states he is to provide at the end of the contract.”

Insert new Clauses 92.3- 92.6:

“92.3	Save as otherwise expressly provided in the contract:

- termination or expiry of this Contract is without prejudice to any rights, remedies or obligations accrued under the Contract prior to termination or expiration and nothing in the Contract prejudices the right of either Party to recover any amount outstanding at such termination or expiry and

- termination of this Contract does not affect the continuing rights, remedies or obligations of the Client or the Contractor under Clause 8 (Risks and insurance) and Clause 92 (Procedures on termination) and under any other provision of this Contract which is expressed to survive termination or which is required to give effect to such termination or the consequences of such termination.

92.4		On the termination of the Contract for any reason, the Contractor (P5):

- immediately returns to the Client all Confidential Information, Personal Data and IP Materials relating to the Contract in its possession or in the possession or under the control of any Personnel which was obtained or produced in the course of providing the works,

- immediately delivers to the Client all property (including materials, documents, information and access keys) provided to the Contractor for the purposes of the contract. Such property is to be handed back in good working order (allowance to be made for reasonable wear and tear),

- assists and co-operates with the Client to ensure an orderly transition of the works to any replacement contractor and/or the completion of any work in progress,

- promptly provides all information concerning the works which may reasonably be requested by the Client for the purposes of adequately understanding the provision of the works or for the purpose of allowing the Client or any replacement contractor to conduct due diligence.

92.5	If the Contractor does not immediately return all Confidential Information, Personal Data, IP Materials relating to the Contract and property, the Client may recover possession thereof and the Contractor grants a licence to the  Client or its appointed agents to enter (for the purposes of such recovery) any  premises of the Contractor or its Personnel (P5).

92.6		Where the Contract is terminated the Contractor shall provide all reasonable assistance to assist with the orderly transition of the works to a replacement contractor and the provision of information concerning the works which the Client may request free of charge (P6).”

93.1	Delete this Clause and substitute with:

“The amount due on termination includes (A1)

- an amount due assessed as for normal payments;

- the Defined Cost for Plant and Materials which:

  - have been delivered and retained by the Client; or

  - the Client owns and of which the Contractor has to accept delivery

- other Defined Cost reasonably incurred in expectation of completing the whole of the works,

- any amounts retained by the Client excluding deductions made; or

- other amounts withheld by the Client on a permanent basis or to which the Client has subsequently become permanently entitled.

93.2		Delete A3 and A4 and substitute with:

A3	The Client may charge the Contractor (or may deduct the same from any amount otherwise due to the Contractor) for any such sum as may be reasonably estimated by the Project Manager of completing or procuring a third party to complete the works to the extent such costs exceed the payment which would otherwise have been payable to the Contractor for carrying out the remaining part of the works and provided that such estimate will be based on the Client using reasonable endeavours to mitigate any additional expenditure in obtaining replacement works. Any sum estimated as aforesaid which isn’t recovered by the Client by way of deduction from payments otherwise due to the Contractor shall be payable by the Contractor to the Client as a debt on demand.

A4	A deduction of any other sums that the Client is entitled to deduct under or in connection with the Contract (whether arising under any term of this Contract or under any statute or rule of law or of equity).

Insert new Clause:

“A5	A deduction of any other sums that the Client is entitled to deduct under or in connection with the Contract (whether arising under any term of this Contract or under any statute or rule of law or of equity).”

93.7	Insert new Clause 93.7:

“For the avoidance of doubt the Client will not be liable on termination for any Contractor loss of profits, bonuses (Clause X6) or incentives (Clause X20).”

This could be changed from EIR to CIR.

Select the relevant BIM documents in line with the specifics of each contract.

Clause 13.11 to be inserted only for direct awards which are not a Qualifying Defence Contract

Insert either : 'Firm Price' which means a price, agreed for the Articles or Services, or both, which is not subject to variation;  or 'Fixed Price'  which means a price, agreed for the Articles or Services, or both, that is subject to variation in accordance with the variation of price provisions of the Contract;

Optional clause. To be decided at call off.

To be filled in with the relevant information.

If the Contractor intends to make any use of, or relies in any way on Background IPR as defined in Clause 22.1.13, the Contractor shall clearly identify its scope in order for the Client to acknowledge it and decide whether to grant his approval for the Contractor to do so. If such approval is granted by the Client:

- If the Background IPR is a COTS software either:

  - the Contractor is required to procure a licence to the software for the Client.  The licence required is in the form of a DEFFORM 701 (Part 6 – Schedule 9 of this Contract); or

  - if the contractor is unable to secure a licence under the terms within DEFORM 701 (Part 6 – Schedule 9 of this Contract) then the Contractor must inform the Client who will decide on the next course of action.

- If the background is not COTS software then the Client will require a licence on the same terms as described in Clause 22.1 of this Contract.

Insert the number of days.

Clause 29A is only required on security classification secret and above.

Clause 29B only required on security classification official, sensitive and below.

To be filled in with the relevant information

Optional clause. To be decided at call of if required.

Clause to be inserted in contracts over £5 million only.

To be filled in with the relevant details

To be filled in with the relevant details.

Insert value

Consider whether this term needs to be defined.

Optional clause. To be decided at call off.

Insert the relevant clause number depending on which insurance option is used.

Optional clause. To be decided at call off if required.

Insert relevant clause number.

Select one of the following two versions of Clause 90A dependent upon the value of the contract.

Insert if the Contract value is under £5,000,000.00

Insert if the Contract value is £5,000,000.00 or over.