The Overseas Capital Framework

Schedule 3 to Booklet 2

Success Targets and Measures

Date: 15 Feb 21 			Version: 1.0

# Version History Control

| Date Issued | Version | Status | Distribution | Reason for Issue |
| --- | --- | --- | --- | --- |
| 15 Feb 2021 | 1 | Published | Commercial | ITT Issue |

Contents

Version History Control	2

Introduction	4

Implementation	4

Compliance	5

Success Measures	6

Continuous Improvement	7

# Introduction

- The Success Measures and Targets are used at Framework level to ensure that Framework Contractors are being measured consistently on their performance across their Management responsibilities.

- Key Performance Indicators (KPI’s) are bespoke to each project and included as part of the Works Contract and the procedures are detailed in the ITT Technical Requirements Document.

# Implementation

- Each Framework Demander, within the scope of the Framework shall investigate and submit to the Framework User Group proposals for Contractor and Supply Chain Collaboration Activities intended to achieve Improved Value Consistent with the Framework Deliverables and Objectives detailed in the URD KUR’s.

- The Success Measures and Targets are: -

- Performance reviews that demonstrate improved levels of performance on Projects (when measured against the previous performance reviews) for each Contractor throughout the duration of the Overseas Capital Framework.

- Achievement of the Improved Value commitments expressed in each the Contractor Framework Proposals.

- Attendance of and participation by Contractors at all meetings provided for in the Framework Contract.

- Project performance including:

- Compliance with each invitation to participate in a Competitive Award Procedure and to respond to a Direct Award Procedure; and

- compliance with each Works Contract

- Establishment of and compliance with Project Success Measures where required by the Client or an OGD, including:

- Defects at completion

- Safety

- Cost Predictability

- Time predictability

- Additional Client satisfaction

- Cooperation with each Client consultants, Stakeholders and Users.

# Compliance

- Project Success Measures:

a.	Contractors shall comply with the Success Measures for each Project or programme of Projects as set out in any Award Procedure issued under this Framework.

Minimum Standards of Reliability

- No Works Contract with an anticipated contract value in excess of £20 million (excluding VAT) shall be awarded to a Contractor if it does not show that it meets the Minimum Standards of Reliability at the time of the proposed award of that Works Contract or at the time of a Mini-Tender Notice being issued.

- The Client shall assess the Contractors compliance with the Minimum Standards of Reliability:

- upon the request of any Framework Demander, or

- otherwise, whenever it considers (in its absolute discretion) that it is appropriate to do so.

- In the event that the Contractor does not demonstrate that it meets the Minimum Standards of Reliability in an assessment carried out pursuant to this paragraph, the Client shall so notify the Contractor in writing.

# Success Measures

- The Success Measures set out in table A below assess how each Contractor’s overall performance under the Framework shall be monitored and managed.  The Client reserves the right to adjust, introduce new, or remove Success Measures throughout the Framework Period, however any significant changes to Success Measures shall be agreed between the Client and all Framework Contractors.

- Each Contractor shall comply with all its obligations related to Success Measures and shall use all reasonable endeavours to meet the Targets identified in the table A below.

Table A - The Success Measures from which performance by each Contractor will be reported against:

| Success Measure | Target | Measured by |
| --- | --- | --- |
| 1. Management |  |  |
| 1.1 Management Information (MI) returns: All Contractor MI Reports to be returned to the Client by the fifth day of each month | 100% | Confirmation of receipt and time of receipt by the Client (as evidenced within the Client’s Information Management System (IMS)) |
| 1.2 All undisputed invoices to be paid within 30 calendar days of issue by the Contractor and by any member of the Contractor’s Supply Chain | 100% | Confirmation of receipt and time of receipt by the Client (as evidenced within the Client’s Information Management System (IMS)) |
| 1.3 Contractor Self-Audit Certificate to be issued to the Client in accordance with the Framework Contract | 100% | Confirmation of receipt and time of receipt by the Client |
| 1.4 Actions identified in any Client Audit Report to be delivered by the Contractor in accordance with the dates set out in the Audit Report | 100% | Confirmation by the Client of the Contractors completion of the actions by the dates identified in the Audit Report |
| 1.5. Project Returns: All finalised Contractor Project Success Measure data to be returned to the Client within 10 Working Days of being finalised | 100% | Confirmation of receipt by the Client |
| 2. Operational efficiency/ cost savings |  |  |
| 2.1 The Contractor is to deliver against its Continuous Improvement Plan to deliver Improved Value. | 100% | Confirmation by the authority of Improved Value achieved by the dates identified in the Timetable and in the Continuous Improvement Plan. |
| 3. Cost savings |  |  |
| 3.1 The Contractor is to deliver against the Continuous Improvement Plan to improve value over the Framework Period. | 100% | Confirmation by the Client of the cost savings achieved by the dates identified in the Timetable and in the Continuous Improvement Plan. |
| 4. Customer satisfaction |  |  |
| 4.1 Projects to be provided under the Framework to the satisfaction of the Client. | 90% | Confirmation by the Client of the Contractors performance against customer satisfaction surveys |

# Continuous Improvement

- Six (6) months after the commencement of the Framework and yearly thereafter the Client shall hold a Continuous Improvement forum with the Framework Contractors to:

a.	review performance, and the degree to which the Success Measures and targets are improving year on year;

b.	share between the Framework Contractors the areas of high performance and best practice captured;

c.	discuss how well the Success Measures and targets performance statistics from the Framework benchmark against those produced by other construction Clients and industry bodies.

Framework User Group – Formed by the lead Commercial Officer and representatives from each Framework Demander.