The Overseas Capital Framework

Schedule 4

Quality Assurance

Version 0.1

1. General

1.	The Contractor must implement, operate and maintain a 3rd party registered (by a UKAS accredited Registration Body) corporate Quality Management System (QMS). All aspects of the QMS must comply with the current edition of ISO 9001 and the requirements of AQAP 2110, and it is to be used to control all works carried out by the Contractor’s Personnel.

1.2 	The QMS must capture Subcontractors working on any Works Contract that are not registered to ISO 9001.

1.3 	The Contractor must ensure at all times the activities shown in the table below are carried out by the Contractor or Subcontractors holding the appropriate scope of registration.

| Serial | Activity |
| --- | --- |
| 1 | Project management services to cover all aspects of new works up to £50M in construction Projects to include the management of design and construction |
| 2 | Designer Principal Contractor and CDM Coordinator in accordance with CDM Regulations |
| 3 | Delivery of Safe Systems of Work as Authorised Persons or Authorised Engineers under the HSE Regulations |
| 4 | Design of M&E, civil engineering for any of the operations shown above (construction and facilities management) |
| 5 | Quantity surveying activities (including for the production of Bills of Quantities) |
| 6 | The provision of estate related consultancy services |
| 7 | The operation, repair and maintenance of buildings and infrastructure (specifically to include electrical and mechanical components, building components, energy management and public health elements, grounds maintenance) |
| 8 | The selection, appointment and supervision of suppliers (to include stores management) |
| 9 | Sustainable development |

1.4 If there is a requirement for a local procedure or process this must be reviewed and approved by the Contractor’s Business Quality Manager in order to ensure compliance with the requirements of ISO 9001 and AQAP 2110 and brought to the attention of the Employer at the earliest opportunity.

2. Project Quality Plan (PQP)

2.1 	For each Works Contract undertaken, the Contractor shall provide the Employer with a PQP and update it when major changes are required. It shall be produced in accordance with the current issue of AQAP 2105 (NATO requirements for deliverable quality plans) and shall include the additional requirement of a ‘Lessons Learned’ section showing the improvement from one Works Contract to another. The PQP shall also include the Quality Audit Programme (QAP) for the Project. The QAP shall show registration body, HQ, independent and local audits including those of Subcontractors.

2.2 	A PQP shall be submitted to the Employer for review with each Mini-Tender, and be updated before completion of the design phase of each Project.

2.3	 The Contractor shall have works specific quality plans to cover most of its activities. In instances where oneoff or bespoke activities are planned the Site Quality Representative (SQR) shall issue and control any works specific quality plans, which shall identify the processes and controls necessary to assure the quality of works by Subcontractors for both on-site and off-site activities

3. Subcontractors

3.1 	The Contractor shall carry out such checks that are necessary to ensure, that its Subcontractors are competent and capable of carrying out the works assigned to them. A record of all pre-contract assessments of its Subcontractors and any subsequent evaluations made shall be made available for inspection on request.

4. 	Staff Requirements

4.1 Project Quality Manager (PQM)

a) The Contractor shall appoint a Works Contract specific PQM for the duration of each Project. The PQM shall have the responsibility and authority that includes:

(i) Ensuring that processes needed for the PQP are established, implemented and maintained

(ii) Reporting to the Contractor’s representative and the Project Manager on the performance against the PQP and any need for improvement, and on any need for improvements to be made to the QMS.

(iii) Promote awareness of the Employer’s requirements throughout the Contractor’s organisation.

b) The PQM shall be a member of the Chartered Quality Institute. They will have at least 5 (five) years experience in quality, holding at least an HNC in building construction and or facility management.

4.2 Site Quality Representative (SQR)

a) The Contractor shall appoint a SQR for each Works Contract. The SQR shall be responsible for the implementation and management of the QMS and PQP processes and procedures including internal auditing for each Works Contract.

b) The SQR shall have at least five (5) years building construction experience and hold an ISO 9001: 2008 (or current edition) Lead Assessor’s Certificate recognised by the Chartered Quality Institute. Staff who have five (5) years experience but lack the Lead Assessor’s Certificate may be appointed subject to them gaining that qualification within one (1) month of the Works Contract award.

c) The SQR shall be directly responsible to the Project Quality Manager.

5. Audits

5.1 Registration body (Third Party)

a) The Employer reserves the right to get the Contractor to arrange for third party surveillance visits by their registration body throughout the period of each and any Project in accordance with the following table. In these circumstances the registration body would review works that may be being undertaken at the time, this shall include design and/or construction activities. Where the Employer decides that such a requirement exists on a Project then the relevant details will be set out in the Mini-Tender documentation for that Project.

| Third Party Registration Audits |  |  |
| --- | --- | --- |
| Project Length | Frequency of visits | Timing |
| 3 – 12 Months | 1 | At the mid point of the Project |
| 3 – 24 Months | 4 | After completion of the design phase and then during construction phases |
| 3 – 36 Months | 6 | After completion of the design phase and then during construction phases |
| 3 – 48 Months | 8 | After completion of the design phase and then during construction phases |
| 3 – 60 Months | 10 | After completion of the design phase and then during construction phases |
| Note 1: The timings shown above are to be used as a guide and should be agreedwith the Project Manager and recorded in the PQP. |  |  |
| Note 2: Although the timing of the visits can be varied the number of visits shall be as shown in the table above. |  |  |

b) Four (4) weeks prior to attendance by the registration body, the Employer shall be invited to attend the visit as an observer (including opening and closing meetings).

5.2 Contractors PQM Audits

a) The PQM, in conjunction with the Project Manager, shall carry out an assessment of all the Works Contract requirements to determine the criticality of each deliverable. From this assessment they will derive the frequency of auditing and the QAP, which will set in place plans to record:

(i) The number of non-conformities found (including those by the registration body)

(ii) Number and nature of customer complaints

(iii) Any non-conformities found by the Employer as a result of any audits.

b) The agreed QAP shall be issued to the SQR who shall carry out auditing and reporting in

accordance with the QAP.

c) The SQR shall audit the product of the deliverable in order to confirm it conforms to the Employer’s requirements and not the delivery process or procedure that was used in its delivery. This shall include any deliverable provided by a Subcontractor.

d) The Contractor shall submit a report on the QAP covering progress and performance one month in advance of the quarter. The Employer may choose to attend as an observer, any of the audits (including opening and closing meetings) listed in the QAP.

5.3 Quality control of off-site Subcontractors

a) Where a deliverable is provided by an off-site Subcontractor, such as designers, the PQM shall develop an audit programme, as part of the QAP, and issue it to the Employer. The frequency of audits shall be determined by taking into consideration the amount of activities carried out by the Subcontractor. However, auditing shall be carried out as a minimum, at least once for each discipline and each Subcontractor.

b) Products shall be audited to ensure that they conform to the specified requirements and not the delivery process or procedure that was used in its delivery.

5.4 Audit Results

a) Results of all audits and surveillance visits shall be issued in writing to the Project Manager within two (2) weeks of the audit/visit.

b) The following categorisation of any non-conformity found during audits is to be used:

(i) Major: Non-conformities likely to adversely affect legislation compliance, health, safety, interchange ability, maintenance, strength, life, reliability, environmental, logistic sustainability or functioning of the product or service, or when cost to the Employer or delivery date agreed with the Employer is likely to be affected, or when the nonconformity is readily apparent and might cause concern to the user.

(ii) Minor: All other departures from the contractual requirements, which do not fall into the Major category.

c) The Employer reserves the right to re-classify any Minor nonconformity as a Major and to require the Contractor to implement corrective actions commensurate with a Major non-conformance.

d) Any subsequent corrective actions shall be agreed with the Employer prior to implementation (it is the Contractor’s responsibility to devise and implement effective corrective actions). Following implementation, the Contractor shall demonstrate that the corrective action has been effective, will prevent recurrence and retain records that demonstrate the actions have been effective and the issue has been closed out.

e) The Contractor is to provide copies of Management Review Meetings including local, contract and corporate within four (4) weeks of completion to the Employer.

6. Monitoring

6.1 While, usually, auditing is a post completion activity, monitoring is carried out while the activity is in progress. The SQR shall programme all monitoring activities ensuring that the necessary ‘Hold points’ are in place and both in-process and final inspections are carried out and that all works meet the specified requirements before release.

7. Training

7.1 The Contractor shall train its Personnel on processes and procedures contained within the Quality Management System.

7.2 The training programme shall be made available to the Employer prior to the end of the Works Contract mobilisation period.

7.3 The SQR is to provide training in the processes and procedures to be used for all Subcontractors working on site. Records of training are to be kept.

8. Management Reviews

8.1 The Contractor’s Business Quality Manager will chair an annual contract Management Review Meeting as described in ISO 9001: 2008 (or current edition) to ensure the management systems continuing suitability, adequacy and effectiveness for the Employer’s Projects.

8.2 An invitation is to be issued to the Employer in order that the Employer can nominate a member of staff to attend.

8.3 Copies of the minutes of this meeting and the Corporate Management Review meetings are to be issued to the Employer within two (2) weeks of being carried out.