Statement of Requirement for the Provision of Support to the DBS Remedy Improvement Project.

# PURPOSE

## The Authority require the provision of External Support for 108 days over a 6 months period to delivery improvements to the Remedy Application Suite (v9.1).

# BACKGROUND TO THE CONTRACTING aUTHORITY

## Defence Business Services (DBS) is an organisation within the UK Government’s Ministry of Defence and is responsible for providing high quality professional corporate services to the Department.

# Background to requirement/OVERVIEW of requirement

## Remedy is the tool of choice for DBS to enable Incident Management and Change Management activities.

## The authority requires the provision of external support resources for a period of 6 months to deliver improvements to the Remedy application suite to bring the system into steady state.

## In addition, embedding the skilled resource alongside the current complement will ensure that a skills transfer plan can be developed and monitored to achieve support sustainability.

# definitions

| ## Expression or Acronym | ## Definition |
| --- | --- |
| ## DBS | ## means Defence Business Services. |
| ## MOD | ## means Ministry of Defence |
| ## GDPR | ## means General Data Protection Regulations |
| ## ITMS | ## means IT Management Services |

# scope of requirement

## The delivery of development/configuration activities to improve the services delivered to the DBS Remedy User community and customers.

# The requirement

## The Authority is seeking the provision of external resources for the implementation a number of improvements to the Remedy Application Suite - version 9.1 for a period of 6 months from 13th July 2020, with the option to extend for a further 6 months although current funding is only available until 31st March 2021.

## The service required will implement the following deliverables.

### Issue Resolution –. The delivery partner will be required to deliver the following activities;

#### Carry out configuration/development activities to resolve issues as detailed at Annex A.

#### Archiving & Deletion Solution – In addition the delivery partner will be required and archiving and deletions solution. This will implement an automated process to enable ITMS to meet DBS Data Retention Policy without manual input. The requirement will include the delivery of knowledge transfer to the Remedy Admin Team to update retention rules as the policy is updated.

### Knowledge transfer to internal teams for the ongoing management and support of the system.

## Demonstration of delivery in other Public-Sector organisations is desirable with evidence supporting escalation management and issue management

# Previous experience of Remedy 9.1 is essential to support the delivery requirements. Previous knowledge of the DBS Remedy Application and complex customisation would be desirable in order to deliver requirements at pace.

# key milestones

## The Potential Provider should note the following milestones that the Authority will measure the quality of delivery against:

| ### Milestone | ### Description | ### Timeframe |
| --- | --- | --- |
| ### 1 | ### Delivery of development/configuration activities to resolve system issues. | ### 31st January 2021 |
| ### 2 | ### Implementation of Archiving and Deletions Solution | ### 31st January 2021 |

# authority’s responsibilities

## The Authority will provide resources to work alongside the contractor for the transfer of skills to take place.

# reporting

## Attendance at team meetings as appropriate and production of weekly progress report against the agreed planned activities. Format to be supplied by the Authority.

# volumes

## N/A

# continuous improvement

## The Supplier will be expected to continually improve the way in which the required Services are to be delivered throughout the Contract duration.

## The Supplier should present new ways of working to the Authority during monthly Contract review meetings.

## Changes to the way in which the Services are to be delivered must be brought to the Authority’s attention and agreed prior to any changes being implemented.

# Sustainability

## Embedding the skilled resource alongside the current complement will ensure that a skills transfer or training plan can be developed and monitored to achieve support sustainability.

# quality

## All design, development and implementation activities must adhere to GPDR Legislation.

# STAFF AND CUSTOMER SERVICE

## The Authority requires the Potential Provider to provide a sufficient level of resource throughout the duration of the Contract in order to consistently deliver a quality service to all Parties.

## Potential Provider’s staff assigned to the Contract shall have the relevant qualifications and experience to deliver the Contract.

## The Potential Provider shall ensure that staff understand the Authority’s vision and objectives and will provide excellent customer service to the Authority throughout the duration of the Contract.

# service levels and performance

## The Authority will measure the quality of the Supplier’s delivery by:

### The supplier’s ability to deliver all requirements by 31st January 2021.

# Security requirements

## UKSV Security Clearance is a mandatory requirement for all MOD Contractors.

# intellectual property rights (ipr)

## The Remedy System, version 9.1 is owned and maintained by the Authority.

# additional information

## N/A

# Location

## The location of the Services will be carried out at

### Defence Business Services

### MOD Abbey Wood North

### Filton, Bristol

### BS34 9QW

Annex A

Development/Configuration requirements with associated estimated effort.

| Ref.​ | Summary​ | Priority​ | Risk​ | Effort​ |
| --- | --- | --- | --- | --- |
| 0001​ | Work log indicator (“!”) should be un-set manually, not automatically. ​ A work log indicator check box should be visible on the Work Info tab of the incident. Setting the check box will set the existing work log indicator flag. Un-setting the check box will un-set the existing work log indicator flag. ​ ​ | Medium​ | Low​ | Low​ <1 Day​ |
| 0002​ | Employee name required as column in the Incident Management Console. ​ ​Add the ‘Employee’ field on the Incident as a column to the Incident Management console. ​ | High​ | Low​ | Low​ <1 Day​ |
| 0003​ | ​‘Casework’ column required in the Incident Management Console.​ ​Add the ‘casework’ field on the Incident as a column in the Incident Management Console. ​​ | ​ High​ ​ | Low​ | Low​ <1 Day​ |
| 0004​ | Add in ‘title’ to People Create Screen​ ​ Add the ‘title’ field to the People Create Screen​ | Medium​ | Low​ | Low​ <1 Day​ |
| 0005​ | Incidents raised via DWP will have two numbers, an ‘REQ’ and an ‘INC’. The two numbers make it difficult to find the correct incident. ​ 2020_0005.1) Display the Service Request Id on the Incident​ 2020_0005.2) Add the ‘Service Request Id’ field on the Incident as a column in the Incident Management Console. ​ 2020_0005.3) A new button in the Email to enable the user to add the Service Request id ‘REQ’ to the subject of the incident​ | High​ | Low​ | Low​ <1 Day​ |
| 0006​ | The ‘Customer’s Incidents’ functionality on the incident only shows open incidents. It needs to show all incidents. ​ The ‘Customers Incidents’ table needs to show all incidents (excluding legacy and archive) instead of just the open incidents. ​ | Medium​ | Low​ | Low​ <1 Day​ |
| 0007​ | There is no simple way to view incidents for an employee on an incident. ​ ​ Copy the out of the box ‘Customer’s Incidents’ functionality for the ‘Employee’ field. A new button should be added next to the Employee field to invoke this new functionality. ​ | Medium​ | Low​ | Medium​ 1 – 3 Days​ |
| 0012​ | Reduce the likelihood of a sensitive HR incident being made available to the wrong people. ​ Provide functionality to help reduce the risk of forgetting to use the ‘Restricted’ people profile. ​ | Low​ | Low​ | Low​ <1 Day​ |
| 0008​ | Incident Management console filters need updating to better reflect working practises of DBS. ​ Console filters should include incidents with the ‘work log indicator’ flag set, regardless of the status of the incident. Additional console requirements to be identified. ​ | High​ | Low​ | Low​ <1 Day​ |
| 0009​ | Develop automatic response if some emails in with a closed / old incident stating that this email will not be looked. ​ ​ Any emails received for a closed incident should automatically be sent an email notifying the sender that the response will not be read and advise the sender to log a new incident. ​ ​ | Medium​ | TBD​ | TBD​ |
| 0010​ | Unrestricted person needs login-id – configuration simple​ ​ Add a login id to the ‘Restricted’ person profile​ | Medium ​ | Very Low​ | Very Low​ < 1 Hour​ |
| 0011​ | Query with URL redirect – saved to favourites – brings up page “Unexpected Error happened contact your system administrator” Edit notes on the page to state that this is an SSO redirect and not an error please try the correct URL. ​ ​ Prevent message from appearing or change message text to include the correct URL. ​ | Low​ | Low​ | Low​ <1 Day​ |
| 0013​ | DWP Security clearance Renewal needs Service Request needs to Locked Out of Cerberus to NSVS ​ ​ For process DWP Security Clearance Renewal change ‘Locked Out of Cerberus’ to ‘NSVS’ ​ | Low​ | Low​ | Low​ <1 Day​ |
| 0014​ | Configuration of DWP instruction text – needs to be reviewed to be made more informative. ​ | Low​ | Low​ | Low​ < 1 Day​ |
| 0015​ | Case sensitive search in DWP – it is case sensitive ​ | Low​ | TBD​ | TBD​ |
| 0016​ | Can you apply messaging to DWP for MIs – this applies to me button – (Search Health / Broadcasts) ​ ​ | Medium​ | TBD​ | TBD​ |
| 0017​ | Differentiation of DBS DWP compared to ISS DWP catalogue – customers get confused ​ Add DBS specific branding to the DBS DWP. ​ | Medium​ | Low​ | Medium​ 1-3 Days​ |
| 0018​ | New first-time user for DWP – on login to DWP change text on button from Reset Password to Set / Reset Password (New users log a call as this is not clear) ​ On the DWP login page change ‘Password Reset’ to ‘Unlock New Account or Reset Password’*​ | Low​ | Low​ | Very Low​ |
| 0019​ | Can you change DWP initial ‘Browse categories’ label change to Select Service - also look at pop up notes on hovering over Categories - look at re-ordering as Civ Pers is most used. ​ 2020_0019.1) Change label. (*) ​ 2020_0019.2) Further analysis from on-site resource required to determine if hover text can be changed. Initial thought is that it is either not feasible or viable​ | Medium​ | Low​ & TBD​ | Low​ & TBD​ |
| 0021​ | Emails bounces back which are undeliverable / returned / - should be a rule – review emails rules box to add note to Incident stating email not delivered. ​ Adjust the configuration to allow undeliverable emails to create work logs on the Incident​ | ​ | Low​ | Low​ |
| 0022 | SLM Status for Incidents is Blank​ | Medium | Low | DP to investigate and provide resolution. |
| 0023 | EWS categories to be aligned to EAP​ | Low | Low | DP to investigate and provide resolution. |
| 0024 | Duplicate people records were created under Civ Pers & MOD during 'Go-Live'​ | Low | Low | DP to investigate and provide resolution. |
| 0025 | EC stated that if users press backspace button it signs them out of the incident​ | Low | Low | DP to investigate and provide resolution |
| 0026 | Some users are unable to re-assign calls to groups outside of pillar​. | Medium | Low | DP to investigate and provide resolution |
| 0027 | Can Super User access be given to Team Leads - so they can make changes to users assigned to groups | Low | Low | DP to investigate and provide resolution |
| 0028 | Confirm Routing of RAST incidents raised via DWP is correct. | Medium | Low | DP to investigate and provide resolution |
| 0029 | CSHR Casework calls on DWP to route to central hub rather than regional team’s queue. | Low | Low | DP to investigate and provide resolution |
| 0030 | Civ Pers Team are unable to extract accurate data relating to queue volumes and incidents categories via the Smart Reporting Application. | Low | Low | DP to investigate and provide resolution |