Invitation to Tender

Ref:	ENVWRA00320C

Title:	Mole and Middle Thames Groundwater Model Update

Contents

Section 1 INTRODUCTION TO THE ENVIRONMENT AGENCY	2

Section 2 CONTRACT AND TENDERING PROCESS	4

Section 3 EVALUATION CRITERIA	5

Section 4 INFORMATION TO BE RETURNED	7

Section 5 SPECIFICATION	8

Section 6 CONTRACT MANAGEMENT	22

Section 7 SUSTAINABILITY CONSIDERATIONS	23

Section 8 ADDITIONAL INFORMATION	25

Section 9 DATA PROTECTION ACT ADDENDUM TO SPECIFICATION	27

APPENDIX A PRICING SCHEDULE	28

APPENDIX B PRIOR RIGHTS SCHEDULE	29

APPENDIX C ACCEPTANCE OF TERMS AND CONDITIONS	29

APPENDIX D MODELLING REPORTS FOR MOLE AND MIDDLE THAMES MODLES	54

APPENDIX E Consultants Deliverables for modelling studies checklist guide	54

# INTRODUCTION TO THE ENVIRONMENT AGENCY

Who is the Environment Agency?

We are an Executive Non-departmental Public Body responsible to the Secretary of State for Environment, Food and Rural Affairs. Our principal aims are to protect and improve the environment, and to promote sustainable development.

Further information on our responsibilities, Corporate Plan and how we are structured can be found on our Website.

https://www.gov.uk/government/organisations/environment-agency/about

What do we spend our money on?

We are a major procurer of goods and services within the UK, spending circa £600M per annum, our major spend areas are:

- Flood and Coastal Risk Management (design, construction and maintenance)

- ICT and Telecommunications

- Vehicles and Plant

- Environmental Consultancy and Monitoring

- Temporary Staff and Contractors

- Facilities Management, Energy and Utilities

- Flood Management and Water Related Services

What do we need from our suppliers?

Suppliers are vital in supporting the delivery of our corporate plan.  We aim to support the economy and society whilst delivering more environmental outcomes for every pound we spend. In many areas we are leading the way on environmental and technical developments. It is our role to ensure that suppliers clearly understand our corporate aims and objectives and know that we are committed to delivering the best value most sustainable solutions, taking into account the whole life cost of our procurement decisions.  We promote diversity and equality and treat all of our suppliers fairly.

Our procurement strategy may be of interest to you as a potential supplier. It sets out our priorities and key commitments in a range of areas such as delivering our corporate plan, Government policy, supplier management and sustainable procurement:

https://www.gov.uk/government/organisations/environment-agency/about/procurement#procurement-strategy

Government changes and collaboration

Since 1 April 2013, the Environment Agency is no longer responsible for delivering the environmental priorities of Wales. This is now the remit of Natural Resources Wales (NRW).Further information can be found here:

http://naturalresources.wales/splash?orig=/

By bidding for this requirement, you may also be approached by other members of the Defra network, NRW or other government departments that are specifically named in the tender document.

Further information

For further information and to see our commitments to Diversity and Equality, please visit our website.

https://www.gov.uk/government/organisations/environment-agency/about/procurement

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Also, are you up to date on environmental legislation? See links below for further information.

Waste and Environmental Impact - https://www.gov.uk/browse/business/waste-environment

Environmental Regulations - https://www.gov.uk/browse/business/waste-environment/environmental-regulations’

# CONTRACT AND TENDERING PROCESS

Summary of works

Works required under this Invitation to Tender are the time period updates of two existing Environment Agency regional groundwater models, the Mole and the Middle Thames. These models are used for water resource environmental assessment. To keep these models up to date both in terms of capturing recent year’s climatic conditions and local abstraction licence changes the models requires updating.  The aim of the works is that Mole Groundwater model period is extended to enable to then enable the Middle Thames model period to also be extended, which relies on input from the Mole model as well as the Environment Agency’s Kennet and South West Chilterns models.

## Contract Length

It is anticipated that this contract will be awarded to one supplier for a period of 5 months to end no later than 31st March 2021. Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in advance of any work commencing and may be subject to further competition. Any amendment to contract prices for the extensions are to be by negotiation.

The Environment Agency Conditions of Contract for Services (Appendix C) shall apply to this contract.

This contract shall be managed on behalf of the Agency by Victoria Fry, Project Manager (Tel: 02030259789, email: victoria.fry@environment-agency.gov.uk)

## Contact Details and Timeline

Victoria Fry (Tel: 02030259789, email: victoria.fry@environment-agency.gov.uk)will be your contact for any questions linked to the content of the quote pack or the process. Please submit any questions by email and note that both the question and the response will be circulated to all tenderers.

Key elements of the process have been reviewed. Anticipated dates for planned activities are below:

| Activity | Due Date |
| --- | --- |
| Invitation to Tender document issued | Thu 10 September 2020 |
| Closing date for clarification questions | Thu 24 September 2020 |
| Closing date for submission of tenders | Thu 01 October 2020 |
| Preliminary evaluation of tenders | Tue 06 October 2020 |
| Contract award | Fri 16 October 2020 |
| Contract start date | Mon 19 October 2020 |
| Project/Contract end date | Wed 31 March 2021 |

It should be noted that these timescales and activities may be subject to change.

# EVALUATION CRITERIA

We will award this contract in line with the most economically advantageous tender (MEAT) as set out in the following award criteria:

- Price – 40%

- Quality – 60%

The following quality criteria are weighted in accordance with the importance and relevance attached to each one:

| Section | Score Weighting |
| --- | --- |
| Skill, experience and adequacy of resources of technical staff | 35 |
| Methodology Proposed & Approach | 35 |
| Ability to deliver a successful project to time and budget | 20 |
| Skill, experience and adequacy of resources for Project Management | 5 |
| Experience of Similar Projects | 5 |

The criteria listed above will be assessed on a 0 to 10 basis and will reflect the following judgements:

| Rating of Response The tenderer provides a response which in the opinion of the evaluators is: | Score |
| --- | --- |
| Excellent: Addresses all of the requirements and provides a response with relevant supporting information which does not contain any weaknesses, giving the Agency complete confidence that the requirements will be met. | 10 |
| Very Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains very minor weaknesses, giving the Agency high confidence that the requirements will be met. | 8 |
| Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains minor weaknesses, giving the Agency reasonable confidence that the requirements will be met. | 6 |
| Satisfactory: Substantially addresses the requirements and provides a response with relevant supporting information which may contain moderate weaknesses, but gives the Agency some confidence that the requirements will be met. | 4 |
| Weak: Partially addresses the requirements, or provides supporting information that is of limited relevance or contains significant weaknesses, and therefore gives the Agency low confidence that the requirements will be met. | 2 |
| Nil: No response or provides a response that gives the Agency no confidence that the requirements will be met. | 0 |

All quality sub-criterion is subject to a minimum threshold score of 6 marks out of the possible 10 available. Scoring will be concluded following the review of your bid. If a score of 6 is not achieved, the response will be deemed non-compliant and your tendered bid will be disqualified for failing to meet minimum requirements.

Tenderers are required to respond to all of the questions below.  Questions should be answered in full and should not refer to other documents or appendices.

In order not to make this document too lengthy and unwieldy, tenderers are advised that their response should be detailed but concise, responding to the question as succinctly as possible. For each category, there is a maximum page limit. All font must be Arial 12.

This information will be used to select the successful supplier during the tender assessment process.

The Tenderer’s response shall be presented as 5 answers to the categories listed below. Guidance on responses are also provided, this information is not exclusive.

| CATEGORY | Guidance |
| --- | --- |
| 1. Skill, experience and adequacy of resources of technical staff Max. 3 pages Font Arial 12 Weighting 35 CV’s are be attached as an appendix. No other appendices are to be included for this category. | Please demonstrate how the proposed team will bring their skill and experience to deliver the project. To include: - Delivering best value and efficiency on each of the tasks - Describe the team and the team structure - CV’s will be assessed by the tender assessment team for the key staff. - Details of proposed sub-contractors and how they will be managed |
| 2. Methodology Proposed & Approach Max. 3 pages Font Arial 12 Weighting 35 A programme is to be attached as an appendix. In addition please complete the breakdown of staff hours schedule. No other appendices shall be included in this project proposal. | Please provide your methodology for delivering the contract. Please include the areas listed below: - Outline method of how you propose to deliver the required services - How key project risks / issues will be managed - Outline programme in form of a Gantt chart, identifying key milestones and critical path activities |
| 3. Ability to deliver a successful project to time and budget Max. 2 pages Font Arial 12 Weighting 20 No appendices are to be included for this category. | Please outline how you ensure that this project will be delivered on time, within budget and to the required quality. In addressing this question your response should include: - What you perceive to be the main challenges and risks facing this requirement - Methodologies adopted by your organisation to avoid such occurrences. |
| 4. Skill, experience and adequacy of resources for Project Management Max. 1 pages Font Arial 12 Weighting 5 CV’s are be attached as an appendix. No other appendices are to be included for this category. | Please demonstrate how the proposed management team will bring their skill and experience to deliver the project. To include: - Delivering best value and efficiency on each of the tasks - Describe the team and the team structure - Management of the contract - CV’s will be assessed by the tender assessment team for the key staff. |
| 5. Experience of Similar Projects Max. 3 pages (1 per example) Font Arial 12 Weighting 5 No appendices are to be included for this category. | Please provide up to three relevant examples of schemes undertaken within the last five years. Please include for each example; - Type of contract used i.e. NEC 3, bespoke - Length of contract - Client - Value of contract - Outline description of scheme |

# INFORMATION TO BE RETURNED

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

- completed Pricing Schedule (Appendix A);

- completed Prior Rights Schedule (Appendix B);

- confirmation that terms and conditions are accepted (Appendix C - Please note that the terms cannot be amended later).

Please provide a proposal that:

- presents answers in the specified format to the quality categories in Section 3

- include CVs as an appendix for the staff that will be undertaking the works

Please note the proposal should be a separate document to the returned Pricing Schedule. This ensures that the proposal can be easily sent to members of the Agency project team to set quality scores without cost information included.

# SPECIFICATION

Background to the Requirement

The Middle Thames groundwater model was developed in 2012/13 to simulate flows within the River Thames and to model impacts of confined Chalk abstractions within the Kennet and Loddon catchments on unconfined Chalk streams such as the River Pang. Previous runs undertaken in other regional models had shown a strong influence of model boundary conditions on scenario runs, which the Middle Thames was built to avoid. As such, the River Thames from Cholsey to Reading and the River Pang are the core catchments that the Middle Thames is used to regulate.

The model was constructed by merging and clipping sections of three regional MODFLOW models that were available at the time of the model build:

  - Kennet Valley (1971-2009, historic run number kv_run140)

  - South West Chilterns (1970-2005, historic run number swc_run54)

  - Mole (1970-2007, historic run number molmf45)

The model also included flux inputs from the London Basin model (1970-2007, historic run number LBM054_H). A schematic of how these foundation models have been used to construct the Middle Thames model is presented in Figure 1.

Aquifer Parameters (BCF), Initial Heads (BAS) and Streams (STR) in order or priority, where models overlap

Horizontal Flux (FHB)

Middle Thames

Recharge File

Middle Thames

MODFLOW Model

Kennet

Lumped catchment recharge model

Mole

4R

SWC

EA Recharge model

2) Kennet

3) Mole

- SWC

LBM (East)

Mole (South / South West)

Kennet (West)

Upward Flow (TUF)

Mole

(UGS to Chalk)

Foundation Models Use to Build Middle Thames

Figure 1 Overview of How Foundation Models have been used to create the Middle Thames Model MODFLOW packages

Necessity for works

The Environment Agency is currently running a project to extent the model period of the Middle Thames groundwater model which currently ends in December 2005. The update is needed to keep the model up to date both in terms of capturing recent year’s climatic conditions and local abstraction licence changes the model, as well as embed refinements made to the original foundation models.

Since its delivery, the model has been used for CAMS and WFD investigations and will be required for further investigations and appraisal work. It is a tool in regular use and so needs consistent updates to keep it current and fit for purpose. In particular WFD biological sampling is more prevalent in recent years, outside the current model end period, so extending the model will help us correlate river flow to ecology. As such there is a need to extend the current model period.

An updated model is needed to support reviews of water resource management plan options, RBMP, development of abstraction licensing strategies, review of permit applications as well as the foundation for source protection zone development. Were the model update be cancelled or delayed, it would not be possible to update sections of the model that are currently incorrect or do not reflect current conditions, leading to more water being abstracted at the expense of the environment or pollution risks due to erroneous protection zones. This can have a long term knock on effect on the security of supplies.

The Middle Thames is a model that has been built from the MODLFLOW packages of three foundation models, the South West Chilterns, the Kennet Valley and the Mole. The majority of these foundation models have been extended and or refined since the original development of the Middle Thames model. A summary of changes since the Middle Thames model was first developed is presented in Table 1.

Table 1 Foundation Model Development since 2012/2013

| Foundation Model | Foundation Model development since 2013 |
| --- | --- |
| Kennet Valley | The Kennet Valley was update in 2016/17, extending the model run period to end in Mar 2016. No refinements were made to the hydraulic parameters of the model, though some changes were made to how the how discharges were characterised and alterations to the West Berkshire Groundwater Scheme discharge locations. |
| South West Chilterns | In 2012, the model was extended to end in December 2011. No changes were made to the inputting rainfall or PE datasets for the extended periods and only other changes made were the updating of abstraction and discharge timeseries. The South West Chilterns was later updated in 2016/17, extending the model run period to end in December 2015. Refinement was undertaken for the catchment of the River Misbourne (stream bed refinement and vertical conductivity with depth (VKD) parameters and specific yield), stream bed conductance on the River Wye, and how the Maidenhead Ditch bifurcation was represented in the stream file. The South West Chilterns has since been replaced by the Hertfordshire Chalk model, which similar to the Middle Thames model, used the latest South West Chiltern model as a foundation for model development. Currently the Hertfordshire Chalk model runs to December 2015. |
| Mole | In 2012/13 the model was further refined to: - Adjustment of some abstraction locations - improve the groundwater flux between the Folkestone and Hythe aquifers of the Lower Greensands by adjusting vertical conductance between these units, - Creation of a Horizontal Flow Barrier and stream cell adjustment for the Royal Brook area, a Lower Greensand area, - Changes made to the south-westerly boundary conditions to the Alton Chalk Plateau using the Test and Itchen groundwater model outputs to define a flux boundary, - Revision to stream bed conductance as well as new cells for reaches on the Lower Greensand - Adjustments made to the infiltration capacity and interflow properties to improve flow response on Lower Greensand - Aquifer property (increases in confined chalk hydraulic conductivity) and stream cell refinement around Itchen Springs - Changes made to the vertical conductivity between the Chalk and the Upper Greensand - Introduction of general head boundary with head values of 30 mOAD for water in layer 3 and 4 (Lower Greensands) to leave the model. The second project undertaken in 2014/15 was a simple update of the time period of the model to December 2012. |
| London Basin | In 2014 refinement of the aquifer parameters in the vicinity of the Lee Valley for the North London Aquifer Recharge Scheme was undertaken (runs LBM58 to LBM79). In 2015/16 the model was extended to run until December 2013 and underwent recalibration. |

In its current set up the Middle Thames is highly dependent on recharge and flux estimates from the foundation models. From initial scoping of the project it was clear that a core limitation how far the Middle Thames can be extended to is the current end date of 2012 of the Mole groundwater model. Therefore the first phase of the project needs to be the update of the Mole groundwater model.

The next phase of model work planned for the Mole was a model period update and MODFLOW 6 conversion between 2021/22 and 2023/24, funding permitting. The Mole recharge model uses CERF gridded rainfall data for rainfall and Met Office MOSES data for Potential Evaporation (PE) and it is intended that these are replaced with new rainfall and potential evaporation products currently under development. By pushing forward a model update to this year as part of the Middle Thames update, there will be an updated model at the start of next year which can then be used as a baseline for rainfall and PE updates before moving on to a MODFLOW 6 conversion.

Therefore the main objective of this specification is:

The Mole Groundwater model period is extended to March 2020 enable the Middle Thames model period to also be extended to December 2015.

The model’s extent is presented in Figure 2 and basic details of the models are shown in Table 2.

Table 2 Groundwater Model Overview

| Item | Mole | Middle Thames |
| --- | --- | --- |
| Period | Jan 1965 to Dec 2012 | Jan 1971 to Dec 2005 |
| Stress Periods | Each month covers 3 stress periods of 10 days, with the last stress period adjusting the month length. Currently the model has a total of 1841 stress periods. | Each month covers 3 stress periods of 10 days, with the last stress period adjusting the month length. Currently the model has a total of 1260 stress periods. |
| Recharge Model | Separate recharge model within 4R | The recharge file is created by clipping the recharge outputs from the SWC (EA Recharge model), Kennet (Lumped catchment recharge model) and Mole model (4R). |
| Model Code | MODFLOW96-VKD | MODFLOW96-VKD |
| Grid | 368 Rows x 451 Columns, 200 m cell size | 409 Rows x 574 Columns, 200 m cell size |
| Layers | - Layer 1 - Chalk - Layer 2 - Upper Greensand - Layer 3 - Folkestone Beds - Layer 4 - Hythe Beds | - Layer 1 – Chalk and Upper Greensand |
| Available Standard Scenario Runs | - Historic (molmf86) - Recent Actual (molmf85) - Naturalised (molmf87) - Fully Licenced (molmf84) | - Historic (mt013_Hist) - Naturalised (mt010_Nat) - Fully Licenced (mt014_FL) |
| Development History | A full conceptual model for this area was developed by Entec in 2008 (Phase 1) with the numerical model delivered in 2011 by Entec (Phase 2). Further refinement of the Lower Greensand areas and changes to some boundary conditions by linking to the Test and Itchen groundwater model were undertaken in 2012 by Amec. A period extension to 2012 of the model was undertaken in 2015 by Amec | Middle Thames numerical model developed and reported on by Amec in 2013. Model is a merger and clips of: - Kennet Valley (1971-2009, kv_run140) - South West Chilterns (1970-2005, swc_run54) - Mole (1970-2007, molmf45) With some contributing boundary fluxes from the London Basin Model. No new data, or revised conceptual understanding was incorporated into the Middle Thames model build. |

All reporting on both models has been provided as Appendix D to this specification.

It should be noted that this project shall not convert either model code from MODFLOW96 to MODFLOW 6, as the foundation models are not in this format yet. Nor does it cover the development of a National Groundwater Modelling System (NGMS) configuration to account for the Middle Thames.

Figure 2 Middle Thames and Foundation Model Extents

Project Phasing

The project is divided in to two phases:

- Phase 1 Update of Mole Groundwater Model

- Phase 2 Update of the Middle Thames Groundwater Model

Funding is currently confirmed for the 2020/21 financial year. It is anticipated that Phase 1 may be complete by January 2021. It is the ambition that Phase 2, which can’t be started until after the completion of Phase 1, be delivered by the Environment Agency internally, in part to develop in house groundwater modelling capability within the South East Groundwater Modelling Unit. However, as Environment Agency business is reactive and can diverted by other operational needs such as incident response, there is a risk that internal capacity to deliver this could be temporarily curtailed. Therefore we are requesting under this tender a quotation for the both the Mole (Phase 1) and Middle Thame Updates (Phase 2) be supplied.

The decision as to if Phase 2 will need to be delivered by the consultant under this contract will be made by Monday 11th January 2021 if the works cannot be delivered internally.

Project Team

The project team will be a technical project group formed of the following parties:

- Consultants delivering the model update and refinement

- Environment Agency staff involved with the project

- Occasional input for Water Companies with an interest in the model area

Data available for project

The Environment Agency and Water Company members of the project team will aim to provide the data sets outlined in Table 2. The majority of the Environment Agency datasets will be uploaded to the Environment Agency’s sharefile site within the first week of the project.

Table 3 Data Sets Available for Mole and Middle Thames Updates

| Data Set | Description and notes on available dataset |
| --- | --- |
| Abstraction details and returns | Monthly abstraction returns will be provided for the Mole model area to enable update of the surface water and groundwater abstractions within the model area in an excel worksheet format. This will include a list of licence changes within the model (new licence, revocations etc.). This dataset will have a period of overlap with the end point of the current model and extend to March 2020. Where possible, we will ask Public Water Supply returns will be reviewed by the Water Company to ensure that they are correct compared to their records. This reviewed dataset will also be provided. Abstraction details and returns for the South West Chilterns and Kennet Valley models will be held within their model files. |
| CAMS Ledgers | There are six CAMS ledgers that cover the Mole model area (Loddon, Wey, Mole, London, Test and Itchen, and TCAMS) and which will hold Recent Actual, Future Predicted and Fully Licenced values for abstractions and discharges. These can be provided as well as a Water Resources GIS (WRGIS) export for abstractions and discharges within the model area. The same dataset types can be provided for the other CAMS ledgers that cover the Middle Thames model area. |
| Discharges | Discharges within the Mole model have been developed based on a combination of consent information, CAMS ledger data and estimates of dry weather flow (DWF) based on measured effluent discharges in 2005 where available at the time of model build. New effluent returns up to Dec 2019 with a period of overlap with the original dataset will be available in an excel worksheet format. Information on new or revoked discharges will also be provided. Discharges for the South West Chilterns and Kennet Valley models will be held within their model files. |
| Groundwater Levels | Groundwater level data for existing Mole calibration sites will be provided up to the point of the data export from the WISKI database within a excel worksheet format. This will include monthly dip data and hourly logger or telemetry data where available. Due to a transfer of hydrometric data from WISKI6 to WISKI7, there may be errors in groundwater levels in WISKI 7 exported data due to transcription errors associated with below ground level and meter above ordnance datum levels. Correction of identified errors during observed groundwater level update will likely need to be undertaken by the consultant, though the Environment Agency will be responsible to updating these errors in WISKI7. Calibration sheets holding observed groundwater levels for the South West Chilterns and Kennet Valley models will be held within their model files. Due to their age, it is unlikely these will have WISKI6 to WISKI7 transcription errors. |
| River Flows | Mean daily flows within from WISKI will be provided in an excel worksheet format for each flow site within the Mole model as well as for River Thames gauged data used to model inflows into the Middle Thames model. It is anticipated that this dataset will have a period of overlap with the end point of the current model and extend to the point when the data is exported from WISKI. Gauging stations undergo quality assurance every five years. Updates in Gauging Station Data Quality records where these have changed since the model was last calibrated will be provided where available. Calibration sheets holding observed flows for the South West Chilterns and Kennet Valley models will be held within their model files. Due to their age, it is unlikely these will have WISKI6 to WISKI7 transcription errors. |
| Rainfall | Rainfall data used for the Mole recharge model is based on continuous estimation of rainfall (CERF) also referred to as 1-GRID data. Currently EA only has access to CERF data to the end of 2013. Therefore this dataset will be extended with the EA’s Daily Rainfall Tool to produce data in the same gridded format as the 1-GRID data. Data will be provided with a period of overlap with the original rainfall data. Rainfall data will not be needed for the Middle Thames model, as this draws it recharge file direct from the foundation model recharge files. |
| Potential Evaporation | Daily Potential Evaporation datasets used for the Mole recharge model is sourced from the Met Office MOSES dataset distributed by MORECS 40km squares (159, 160, 161, 162, 170,171, 172 and 173). This will be supplied at the start of the project. PE data will not be needed for the Middle Thames model, as this draws it recharge file direct from the foundation model recharge files. |
| Groundwater Model Files | The latest version of the recharge and groundwater model with relevant pre and post processing worksheets, run logs and utilities will be provided, along with relevant GIS files. A copy of the Test and Itchen model will also be made available for the Mole model update to enable updating of the south westerly flux boundary. This will be for the MODFLOW-96 version of the model which runs to Mar 2018. The current versions of the Kennet, South West Chilterns and London Basin models will also be made available for the Middle Thames update. This will include any GIS Model Maps or shapefile that are associated with the model. |
| Reports | All modelling reports relating to the Mole and Middle Thames groundwater models will be provided. |

Other datasets may become available as the project progresses.

Outline Modelling Objectives and Deadlines

The overall modelling objectives of Phase 1 are to:

- To extend the groundwater model and scenario runs from their current end date of December 2012 to March 2020 for the Mole model

- Develop a Future Predicted scenario run as part of the standard model scenarios for the Mole model

The overall modelling objectives for Phase 2 are to:

- To extent the Middle Thames groundwater model from its current end date of December 2005 to December 2015.

- To create a Recent Actual and Future Predicted run for the Middle Thames model

- Review model calibration and sensitivity of boundary conditions, with a view of long term future of making the model more independent of the foundation models.

All works will need to be completed by the 31st March 2021.

Specific Task Objectives and Deliverables

Phase 1 Task 1: Review and Extent Artificial Influences

Purpose: To extend to March 2020 and improve artificial influences within the 4R and MODFLOW model.

This review will extent the artificial influences pre-processing spreadsheets for the model for groundwater abstractions and discharges and surface water abstractions and discharges. New abstraction or discharges sites that fall within the original model thresholds for inclusion, will be added to the model.  This is likely to include new abstraction licences that were previously exempt for abstraction licencing, for which there will be limited or no historic returns data.

There is now approximately 15 years of effluent discharge data for Sewage Treatment Works within the model, which are currently represented as dry weather flows from either the consented DWF or effluent data collected during 2005. These will be reviewed to consider if individual discharge rates within the model need to be updated to reflect the observed dataset.

Once extended, the 4R input files for surface water abstractions and discharges will need to be updated as well as the WEL file for the MODFLOW model.

Task Outcomes and Deliverables:

- Updated artificial influences spreadsheets to March 2020 with improved representation of STW discharges

- Updated 4R and MODLFOW files representing artificial influences.

Phase 1 Task 2: Update Calibration Sheets for Groundwater Levels and Flows

Purpose: To extend March 2020 and review quality of observed data, so that accurate data is used to compare to model output.

Observed data (groundwater levels and river flows) provided by the Environment Agency may have errors that will need to be identified and corrected before being used within the model update via the calibration spreadsheets. This updates should be logged so that they can be updated in the EA’s WISKI archive.

Some data sets such as observation borehole datums may have changed compared to those within the current model datasets.

Task Outcomes and Deliverables:

- Updated and validated observed groundwater levels and river flow

spreadsheets to March 2020

Phase 1 Task 3: Update and run 4R Recharge Model

Purpose: To extend rainfall and PE datasets to enable the 4R model to be run

This task required the updating of daily rainfall grid files held in the 4R input directory from January 2013 onwards, using rainfall data supplied by the EA in a csv format that covers the model area. This dataset will be a combination of CERF data up to the end of 2013, and then further extension of the dataset by the EA’s daily Rainfall tool to produce data in the same gridded format as the 1-GRID data. Data will be provided with a period of overlap with the original rainfall data to validate the newer rainfall data.

Daily Met Office MOSES data will be supplied at the start of the project to enable the update of the PE inputs to the 4R model. Data will be provided with a period of overlap with the original rainfall data to validate the newer PE data.

Once the new PE, rainfall and artificial influences of Phase 1 Task 1 are updated, the 4R model will be run and outputs compared with the 4R run outputs of the current Mole model.

Task Outcomes and Deliverables:

- Updated 4R model input and output files, running to Mar 2020.

Phase 1 Task 4: Update and run MODFLOW Model

Purpose: To extend the groundwater model from its current end point of December 2012 to March 2020 with relevant updated and validated datasets.

This task will require the updating to MODLFOW files for the extended period within the BAS, OC, GHB and HFB files. HFB time varying fluxes will need to be extracted from the Test and Itchen MODFLOW 96 model, which currently ends in Mar 2018. During the 2015 update, the Test and Itchen ran March 2011 and the last stress period were populated by averages of the respective stress period in each month. A similar approach is recommended for stress periods after March 2018 in the updated Mole model, as well as replacing the Apr 2011 to Dec 2012 average data set with actual flux inputs from the updated Test and Itchen model. Shapefiles of updated model components and model outputs will need to be updated within the current Mole Model Map.

Task Outcomes and Deliverables:

- Run Historic MODFLOW model and review against last historic run

- Updated Model Map ArcGIS project to account for model changes and updates

Phase 1 Task 5: Update Scenario Runs and Create Future Predicted Run

Purpose: To produce a new standard scenario run that accounts for predicted growth in abstraction and discharges, as well as updating existing scenarios of Fully Licenced, Recent Actual and Naturalised for any changes since 2012.

The risk of deterioration under WFD has been based on future predicted abstraction profiles, which is based on industry growth estimates. If the model is to be used for these investigations in the near future, then part of the standard scenario runs needs to include a future predicted scenario. As such, this task will in part develop such a scenario within the groundwater model, utilising future predicted rates captures in area CAMS ledgers, which will be provided at the project start. These ledgers will also be used to populate revised Recent Actual and Fully Licenced rates within the 4R and MODFLOW artificial influence inputs. Outputs from these runs will need to be incorporated in to the Mole Model Map.

Task Outcomes and Deliverables:

- Future Predicted, Fully Licenced, Recent Actual and Naturalised scenario included within the groundwater model

- Updated Model Map ArcGIS project to account for new scenario runs

Phase 1 Task 6: Reporting and Model Delivery

Purpose: To present work carried out, reasoning for decisions made, outcomes of updated model and to provide a working copy of the model to the Environment Agency.

The model report is intended primarily for internal use by the Environment Agency. Under the Environmental Information Regulations (EIR) 2004, copies of the report or model files will be made available to those that request it, such as Water Companies, consultants or members of the general public. As such confidential or personal information should not be included within the report, nor should location details of public water supplies, as the report may be at some point be released into the public domain.

A check list of files that should be delivered for groundwater modelling projects is outlined in the South East Groundwater Modelling Unit’s Consultants Deliverables for modelling studies – checklist guide (May 2019), which is included in Appendix E. Not every check item applies to this project (for example NGMS configuration), but the majority would have relevance to the model files to be delivered under this project.

Task Outcomes and Deliverables:

- Digital Groundwater model report with figures and appendices presenting how model has been updated, identification of any changes in the quality of the calibration due to the update and relevant recommendations for further works. Hard copies of the report will not be required.

- Updated pre and post processing spreadsheets, 4R and MODFLOW input and output files for standard scenarios, that all run on Environment Agency systems. The deliverables shall be comprehensive, such that the Environment Agency will be able to run, use, apply and analyse all data.

- Geographical Information Systems (GIS) data sets of updated model files

Specific Task Objectives and Deliverables – Phase 2

Phase 2 Task 1: Update Middle Thames Groundwater Model

Purpose: To extend the groundwater model from its current end point of December 2005 to March 2015 with relevant updated models and include localised refinement within the foundation models.

It is anticipated that in order to update the model and bring in the benefits of refinements to the foundation models, the following actions will be needed:

- Create new recharge file from the latest historic and naturalised version of the South West Chilterns, Kennet and Mole recharge files.

- Update abstractions and discharges for model update period from South West Chilterns, Kennet and Mole models. During this update, a surface water abstraction and discharge pre-processing worksheet will need to be developed, that also includes inflows such as the River Thames Baseflow and modelled inflows from the other foundation models.

- Update the Middle Thames stream cell file using updates from the South West Chilterns and Mole models with respect to cell refinements undertaken since the runs used to build the original Middle Thames model

- Create new Transient Upward Flow (TUF) files for extended model period from the Mole model runs for historic and other scenario runs (FL, RA, FP, Nat)

- Create new Flow and Head Boundary (FHB) files from Kennet, Mole and London Basin historic and scenario runs. Some of the FHB boundaries in the Middle Thames and flux boundaries would need to be averaged for the last few years of the models, such as the London Basin which current end in 2013, two years before the desired end date of the December 2015.

- Update BAS and OC files for additional stress periods due to the model extension

- Update Middle Thames's BCF files with Mole Chalk layer aquifer refinements where these are in the extent of the Middle Thames model.

- Update post processing worksheets observed flows and heads to cover the extended period, extracting these from the foundation model post processing worksheets.

- Run updated historic model and review compared to previous historic model

Task Outcomes and Deliverables:

- Run Historic MODFLOW model and review against last historic run

Phase 2 Task 2: Update Middle Thames Standard Scenarios and create Recent Actual and Future Predicted Scenario

Purpose: To produce a new standard scenario runs that accounts for Recent Actual abstraction, predicted growth in abstraction and discharges, as well as updating existing scenarios of Fully Licenced and Naturalised for any changes since 2012.

Currently the Middle Thames does not have a Recent Actual scenario, and one is needed for WFD and CAMS assessment work. The risk of deterioration under WFD has been based on future predicted abstraction profiles, which is based on industry growth estimates applied to the Recent Actual rate. If the model is to be used for these investigations in the near future, then part of the standard scenario runs needs to include a future predicted scenario. As such, this task will in part develop such a scenario within the groundwater model, utilising scenario rates set out in the foundation models. Neither the South West Chilterns nor the Kennet Valley have a future predicted scenario. Therefore predicted growth factors will need to be extracted from the CAMS ledgers provided at the start of the project to populate this run.

Task Outcomes and Deliverables:

- Updated Middle Thames Standard Scenario (Naturalised and Fully Licenced) and create Recent Actual and Future Predicted Scenario.

Phase 2 Task 3: Middle Thames Sensitivity to boundary conditions and aquifer parameters

Purpose: To understand model calibration sensitivity to changing parameters and possible future boundary conditions

Currently updating the Middle Thames is strongly dependent on the recharge and boundary fluxes through the FHB and TUF packages, derived from the foundation models. The reliance of the Middle Thames on these boundary conditions means it is cumbersome to update in the future. Future versions of the model could have recharge and boundary conditions that are independent of the foundation models.

Other options to make the model more independent and easily updateable in future would be to configure the FHB and TUF packages to be independent of the foundation models such as applying average conditions across the whole of the model period. Before undertaking these works, the sensitivity of these packages need to be explored as to their impact on the calibration of the core catchments (River Pang and River Thames) areas. Therefore this task will be the undertaking of a sensitivity analysis of changing boundary conditions on head and flow calibration and understanding their dependence on the component models. In addition sensitivity analysis should be undertaken in the core catchment areas requiring sensitivity of heads and flows to changing aquifer and stream cell parameters. Outcomes of the sensitivity analysis would then be used to propose any recommendations as to how to develop boundary conditions that would be more independent of the foundation models and any future refinement works needed.

The option to explore the development of an independent recharge model covering the Middle Thames will be undertaken at a later date, as some work to the foundation model’s recharge model such as the Kennet Valley model is anticipated during their MODFLOW 6 conversions that may make this a simpler task in the future.

Task Outcomes and Deliverables:

- Sensitivity Analysis of Middle Thames model and reported recommendations as to future boundary conditions and any future refinement works needed.

Phase 2 Task 4: Reporting and Model Delivery

Purpose: To present work carried out, reasoning for decisions made, outcomes of updated model and to provide a working copy of the model to the Environment Agency.

The model report is intended primarily for internal use by the Environment Agency. Under the Environmental Information Regulations (EIR) 2004, copies of the report or model files will be made available to those that request it, such as Water Companies, consultants or members of the general public. As such confidential or personal information should not be included within the report, nor should location details of public water supplies, as the report may be at some point be released into the public domain.

A check list of files that should be delivered for groundwater modelling projects is outlined in the South East Groundwater Modelling Unit’s Consultants Deliverables for modelling studies – checklist guide (May 2019), which is included in Appendix B. Not every check item applies to this project (for example NGMS configuration), but the majority would have relevance to the model files to be delivered under this project.

Task Outcomes and Deliverables:

- Digital Groundwater model report with figures and appendices presenting how model has been updated, identification of any changes in the quality of the calibration due to the update, model sensitivity, water balance outputs and any relevant recommendations for further works. Hard copies of the report will not be required.

- Updated pre and post processing spreadsheets, MODFLOW input and output files for standard scenarios, that all run on Environment Agency systems. The deliverables shall be comprehensive, such that the Environment Agency will be able to run, use, apply and analyse all data.

- Geographical Information Systems (GIS) data sets of updated model files

OTHER INFORMATION

All tools and files developed under this project should be compatible with the following Environment Agency’s systems listed in Table 3:

Table 3 Summary of Environment Agency Systems

| Software | Current Network Version |
| --- | --- |
| Windows Version | Windows 7 Enterprise |
| ArcGIS | ArcMap 10.4.1 |
| Groundwater Vistas | Version 6.07 Build 6 |
| Microsoft Office | Microsoft Office Professional Plus 2013 |
| Python | Python 3.7.4 We are unable to update python libraries due to security restrictions on our Central Modelling Platform. Where newer versions are required, the python packages should be supplied with the model files. |

# CONTRACT MANAGEMENT

This contract shall be managed on behalf of the Agency by the project manager, Victoria Fry (see Section 2 for contact details).

We will raise purchase orders to cover the cost of the services and will issue to the awarded supplier following contract award.

Invoices shall be issued after specific project tasks and milestones, as identified on the requested Gantt chart for category 2 in section 3, have been completed.

Before the invoice is issued, a fee note must be emailed in advance to the contract manager for approval. All invoices must quote the purchase order number in order to be processed. A file copy invoice must be provided to the contract manager, on request. The timescale for payment of invoices will be up to 30 days after we have received a valid invoice.

# SUSTAINABILITY CONSIDERATIONS

Sustainability Considerations

We are committed to continually improving our sustainability performance. The Environment Agency has set itself tough objectives as a clear commitment and contribution to sustainable development throughout England. The Agency recognises that this can only be achieved through commitment from all sectors of society and it is intent on raising awareness amongst industry and commerce.

Contractors must adopt a sound proactive environmental approach, designed to minimise harm to the environment.

Environmental criteria should be considered as part of your tender submission with credit given for innovation. Factors to be considered could include areas such as:

    - Paper use: All documents and reports prepared by consultants and contractors are produced wherever possible on recycled paper containing at least 100% post consumer waste and printed double sided.

    - Travel: use of public transport, reduce face to face meetings by using email and videoconferencing. Meetings to be held in locations to minimise travel and close to public transport links.

    - Packaging: should be kept to a minimum. Re-use and disposal issues must be considered.

    - Efficient Energy and Water Use.

    - Disposal of Waste: Whilst on site the contractor is responsible for the disposal of their own waste and can only use client facilities with express permission from the on site facilities officer.

    - Whilst on site, contractors should comply with the local environmental policy statement which will be made available to you in advance or on arrival.

Diversity and Equal Opportunities

We are committed to promoting equality and diversity in all we do and valuing the diversity of our workforce, customers and communities.  As a public body, we publish regular information about what our equality objectives are and how we’re meeting them.

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Health and Safety

Contractors will be responsible for making sure all required health and safety aspects including risk assessments are undertaken and required management measures are in place to protect worker exposure. This includes management of all partners, consortium members and subcontractors.

IEM2020:

## Sustainability Objectives

As the Environment Agency, our overarching aim is to protect and improve the environment for people and wildlife. Over the last 10 years we have achieved significant reductions in our environmental impacts that occur through our everyday operations. This included a 40% reduction in our carbon emissions and a 37% reduction in the number of miles we travel. This year we have launched our new Internal Environmental Management strategy to take us through to 2020, building on these successes and widening our ambition.

Supply chain

Our 2020 approach will have a very strong emphasis on the indirect impacts of our supply chain.

Our supply chain accounts for over 70% of our total environmental impacts.

Working with our supply chain we want to be world class in the area of environmental management. The environmental impacts of our work and that delivered by and through our supply chain must be reduced; environmental risks must be effectively managed and opportunities for enhancements investigated.

As an organisation, our environmental management system (EMS) is accredited to ISO14001 and EMAS standards. Our procurement activities form part of this system; driving environmental performance improvements across the value chain.

# ADDITIONAL INFORMATION

### Copyright and confidentiality

Unless otherwise indicated, the copyright in all of the documentation belongs to the Environment Agency, and the documentation is to be returned to us with your tender. The contents of the documentation must be held in confidence by you and not disclosed to any third party other than is strictly necessary for the purposes of submitting your quote. You must also ensure that a similar obligation of confidentiality is placed upon any third party to whom you may need to disclose any of the documentation for the purposes of the tender.

### Accuracy of documentation

You should check all documentation; should any part be found to be missing or unclear you should immediately contact us at the address given in the covering letter. No liability will be accepted by the Environment Agency for any omission or errors in the documentation which could have been identified by you.

### Amendments to documentation

Prior to the date for return of tenders, we may clarify, amend or add to the documentation. A copy of each instruction will be issued to every Tenderer and shall form part of the documentation. No amendment shall be made to the documentation unless it is the subject of an instruction. The Tenderer shall promptly acknowledge receipt of such instructions.

### Alternative Offers

Alternative offers may be considered if they constitute a fully priced alternative and are submitted in addition to a quotation complying with the requirements of the Invitation to Quote Documents. If, for any reason you wish to submit an alternative offer without a fully compliant tender please contact us in accordance with the details in the covering letter.

## Continuity of personnel

The Contractor shall employ sufficient staff to ensure that the Services are provided at all times and in all respects to the Project Standard. It shall be the duty of the Contractor to ensure that a sufficient reserve of staff is available to ensure project delivery in the event of staff holidays, sickness or voluntary absence

The Environment Agency will be notified immediately of any changes to personnel associated with the project. The Contractor will ensure that every effort is made to replace outgoing staff with personnel of equal calibre and expertise. All new members of staff undertaking work for the Project will need to be agreed by the Environment Agency prior to commencement.

At all times, the Contractor shall only employ in the execution and superintendence of the Contract persons who are suitable and appropriately skilled and experienced.

## Intellectual property rights

All results, including material and tools produced, developed or paid for under this contract shall be the property of the Environment Agency.

## References

The Environment Agency may request recent and relevant references prior to the award of the project.

Contract award

This Invitation to Tender is issued in good faith but we reserve the right not to award any or all of this work.

# DATA PROTECTION ACT ADDENDUM TO SPECIFICATION

## Protection of personal data

In order to comply with the Data Protection Act 1998 the Contractor must agree to the following:

- You must only process the personal data in strict accordance with instructions from the Environment Agency.

- You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

- You must take reasonable steps to ensure the reliability of employees who have access to personal data.

- Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

- Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

- You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

- On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

# APPENDIX A PRICING SCHEDULE

ALL COSTS QUOTED MUST BE EXCLUSIVE OF VAT

All costs must be quoted in the Microsoft Excel pricing schedule template (ENVWRA00320C Pricing Schedule.xlsx) provided by the Agency with this invitation to tender. Any costs not detailed will not be paid.

Staff Costs

Please detail the hourly and day rates of your proposed personnel in the table 1 of the worksheet ‘Cost Breakdown’ of the pricing schedule workbook. Please also advise how many hours you constitute a working day if this is not the assumed 7.5 hours per day.

Task Breakdown

Please detail your task costs in the table 2 of the worksheet ‘Task Breakdown’.

Expenses and over costs associated with each tasks should be completed in table 3 of the worksheet ‘Task Breakdown’ of the pricing schedule workbook. Guidance on expenses limits is presented below. Please note, due to current social distancing measures, all meetings with the Environment Agency will need to either held via online web conferencing or teleconference rather than in person at an Environment Agency office.

EXPENSES AND OTHER COSTS The following limits will be applicable to all claims for travel and subsistence under this contract: a. Travel by rail: standard class should be used at all times b. Travel by car: 45 pence/mile Hotel bookings should be made through the Environment Agency’s corporate travel contract. Details of this contract are available from the Corporate Contracting Team. When making reservations you should state that you are a contractor working on Environment Agency business. Hotel charges must not exceed a maximum limit per night bed and breakfast (VAT included) of: £140 in London; £100 in Bristol; £90 in Warrington; £85 in Reading; £75 in Aberdeen, Birmingham, Belfast, Cardiff, Coventry, Edinburgh, Glasgow, Harlow, Leeds, Manchester, Middlesbrough, Newcastle, Oxford, Portsmouth, Sheffield and York; and £70 in all other destinations. Please note that these hotel ceiling rates are subject to change throughout the life of the contract. Expenditure on dinner during an overnight stay must not exceed a maximum limit of £25, including a drink. Receipts for all rail travel, hotel and food expenses will be required as proof of expenditure and will be reimbursed at cost. No profit or additional cost shall be applied by the contractor to such personal expenses.

Please detail any other costs in table 4 of the worksheet ‘Task Breakdown’ and any discounts, rebates or reductions in table 5 of the same worksheet to the pricing schedule workbook.

Total overall cost will need to be stated in the last row of the worksheet ‘Task Breakdown’.

# APPENDIX B PRIOR RIGHTS SCHEDULE

Details of Prior Rights held by the Parties (To be updated as Rights are introduced during the period of the Contract)

Prior Rights owned or lawfully used by a Party, whether under licence or otherwise, which it introduces to the Project for the purposes of fulfilling its obligations under the Contract.

Held by the Environment Agency

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |
| Mole Numerical Groundwater Model | This tender regards updating this prior right. | Environment Agency |
| Middle Thames Numerical Groundwater Model | This tender regards updating this prior right. | Environment Agency |

Held by the Contractor

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |

Explanation of Contractor's Prior Rights
All Intellectual Property Rights owned by or lawfully used by the Contractor, whether under licence or otherwise before the date of this Contract. It can also mean any invention and know how or other intellectual property (whether or not patentable) owned by one of the parties prior to the commencement of the Project, or devised or discovered by one of them only in the course of other projects during the Project period and not arising directly from the Project.

# APPENDIX C ACCEPTANCE OF TERMS AND CONDITIONS

I/We accept in full the terms and conditions named in Section 2 and appended to this Request for Quote document.

Company 	____________________________________________________

Name

Signature	____________________________________________________

Print Name	____________________________________________________

Position	____________________________________________________

Date		____________________________________________________

Conditions of Contract - Services

Ref:	ENVWRA00320C

Title:	Mole and Middle Thames Groundwater Model Update

Index

- DEFINITIONS.................................................................................................................

- PRECEDENCE...............................................................................................................

- CONTRACT SUPERVISOR...........................................................................................

- THE SERVICES.............................................................................................................

- ASSIGNMENT................................................................................................................

- CONTRACT PERIOD.....................................................................................................

- PROPERTY....................................................................................................................

- MATERIALS...................................................................................................................

- SECURITY.....................................................................................................................

- VARIATIONS.................................................................................................................

- EXTENSIONS OF TIME................................................................................................

- DEFAULT.......................................................................................................................

- TERMINATION...............................................................................................................

- DETERMINATION..........................................................................................................

- INDEMNITY....................................................................................................................

- LIMIT OF CONTRACTOR’S LIABILITY.........................................................................

- INSURANCE..................................................................................................................

- PREVENTION OF FRAUD AND CORRUPTION...........................................................

- MONITORING AND AUDIT............................................................................................

- CONTRACT PRICE........................................................................................................

- INVOICING AND PAYMENT..........................................................................................

- INTELLECTUAL PROPERTY RIGHTS..........................................................................

- WARRANTY...................................................................................................................

- STATUTORY REQUIREMENTS....................................................................................

- ENVIRONMENT, SUSTAINABILITY AND DIVERSITY.................................................

- PUBLICITY.....................................................................................................................

- LAW................................................................................................................................

- WAIVER..........................................................................................................................

- ENFORCEABILITY AND SURVIVORSHIP....................................................................

- DISPUTE RESOLUTION................................................................................................

- GENERAL.......................................................................................................................

- FREEDOM OF INFORMATION......................................................................................

- DATA PROTECTION………………………………………………………………………….

All rights reserved. No part of this document may be reproduced or transmitted in any form or by any means, including photocopying and recording, without the written permission of the copyright holder.

Such written permission must also be obtained before any part of this publication is stored in a retrieval system of any nature.

© Environment Agency 2020

- DEFINITIONS

  - In the Contract, unless the context otherwise requires the following words and expressions shall have the following meanings assigned to them.

    - Agency

The Environment Agency, its successors and assigns.

    - Agency Property

All property issued or made available for use by the Agency to the Contractor in connection with the Contract.

    - The Appendix

The Appendix to these Conditions.

    - The Contract

These Conditions including the Appendix, any Special Conditions, Specification, Pricing Schedule, Contractor’s tender, acceptance letter and any relevant documents agreeing modifications exchanged before the Contract is awarded, and any subsequent amendments or variations agreed in writing.

    - The Contractor

The person, firm company or body who undertakes to supply the Services to the Agency as defined in the Contract.

    - Contract Period

The time period stated in the Appendix or otherwise provided in the Contract, for the performance of the Services.

    - Contractor Personnel

means all directors, officers, employees, agents, consultants and contractors of the Contractor and/or of any sub-contractor engaged in the performance of its obligations under this Contract

    - Contract Price

The price exclusive of VAT set out in the Contract for which the Contractor has agreed to supply the services.

    - Contract Supervisor

Any duly authorised representative of the Agency notified in writing to the Contractor for all purposes connected with the Contract. Any Notice or other written instruction given by or made to the Contract Supervisor, shall be taken as given by or made to the Agency.

    - Contracting Authority

means any contracting authorities (other than the Environment Agency) as defined in regulation 2 of the Public Contract Regulations 2015 (SI 2015/102) (as amended).

    - Data Protection Legislation

means: (i) the General Data Protection Regulation (Regulation (EU) 2016/679) or GDPR, the Law Enforcement Directive (Directive (EU) 2016/680) ("LED") and any applicable national implementing Laws as amended from time to time (ii) the Data Protection Act 1998 ("DPA 1998") and/or the Data Protection Act 2018 ("DPA 2018") to the extent that it relates to processing of personal data and privacy; (iii) all applicable Law about the processing of personal data and privacy

    - Data Protection Schedule

The Schedule attached to this Contract describing how the Parties will comply with the Data Protection Legislation.

    - Intellectual Property Rights

All Intellectual Property Rights including without limitation, patents, patent applications, design rights, registered designs, utility models, trade and service marks and applications for same, copyright know-how, rights in semi-conductor chip topography, and in each case whether protectable at law or not, and if protectable, whether an application has been made for such protection or not, and all similar industrial, commercial, monopoly or other intellectual property rights whether present or future, vested or contingent wherever protected.

    - Law

means any law, subordinate legislation within the meaning of Section 21(1) of the Interpretation Act 1978, bye-law, enforceable right within the meaning of Section 2 of the European Communities Act 1972, regulation, order, regulatory policy, mandatory guidance or code of practice, judgment of a relevant court of law, or directives or requirements with which the Contractor is bound to comply

    - Notice

Any written instruction or notice given to the Contractor by the Contract Supervisor, delivered by:

- fax, or hand delivery to the Contractor’s registered office or other address notified for the purposes of the Contract and deemed to have been served at the date and time of delivery;

First class post to the Contractor’s registered office. Such Notices are deemed to have been served 48 hours after posting.

    - Results

All things produced in performing the Services including maps, plans, photographs, drawings, tapes, statistical data, experimental results, field data, analysis of results, published and unpublished results and reports, inventions, computer programmes and user documentation.

    - The Resulting Rights

All Intellectual Property Rights in the Results that are originated, conceived, written or made by the Contractor, whether alone or with others in the performance of the Services or otherwise resulting from the Contract.

    - Permission

Express permission given in writing before the act being permitted.

    - Services

All Services detailed in the Specification including any additions or substitutions as may be requested by the Contract Supervisor.

    - Regulations

Means the Public Contract Regulations 2015 (SI 2015/102) as amended.

  - Except as set out above and in the Data Protection Schedule, the Contract shall be interpreted in accordance with the Interpretation Act 1988.

  - All headings in these Conditions are for ease of reference only, and shall not affect the construction of the Contract.

  - Any reference in these Conditions to a statutory provision will include all subsequent modifications.

  - All undefined words and expressions are to be given their normal English meaning within the context of this Contract. Any dispute as to the interpretation of such undefined words and expressions shall be settled by reference to the definition in the Shorter Oxford English Dictionary.

- PRECEDENCE

To the extent that the following documents form the Contract, in the case of conflict of content, they shall have the following order of precedence:

- Conditions of Contract including Appendix, Data Protection Schedule and any Special Conditions;

- Specification;

- Pricing Schedule;

- Drawings, maps or other diagrams.

- CONTRACT SUPERVISOR

The Contractor shall strictly comply with any instruction given by the Contract Supervisor concerning or about the Contract provided such instructions are reasonable and consistent with the nature, scope and value of the Contract. All such instructions shall be in writing. The Contractor is not obliged to comply with any verbal instruction from the Contract Supervisor that is not confirmed in writing within 7 working days.

- THE SERVICES

  - The Contractor shall provide all staff, equipment, materials and any other requirements necessary for the performance of the Contract using reasonable skill, care and diligence, and to the reasonable satisfaction of the Contract Supervisor.

  - The Contractor shall only employ in the execution and superintendence of the Contract persons who are suitable and appropriately skilled and experienced. The Contract Supervisor shall be at liberty to object to and require the Contractor to remove any person employed in or about the Contract who is unsuitable, misconducts himself, is incompetent or negligent in the performance of his duties or persists in conduct which could endanger the health or safety of others. Such persons shall not be employed again on the Contract without the Permission of the Contract Supervisor.

- ASSIGNMENT

  - The Contractor shall not assign, transfer or sub-contract the Contract, or any part of it, without the Permission of the Contract Supervisor.

  - Any assignment, transfer or sub-contract entered into, shall not relieve the Contractor of any of his obligations or duties under the Contract.

  - Nothing in this Contract confers or purports to confer on any third party any benefit or any right to enforce any term of the Contract

- CONTRACT PERIOD

The Contractor shall perform the Services within the time stated in the Appendix to Conditions (Services) subject to any changes arising from Condition 10 (Variations,) and/or Condition 11 (Extensions of time.)

- PROPERTY

  - All property issued by the Agency to the Contractor in connection with the Contract shall remain the property of the Agency, and shall be used in the execution of the Contract, and for no other purpose whatsoever without the prior approval of the Contract Supervisor.

  - The Contractor shall keep all Agency Property in safe custody and good condition, set aside and clearly marked as the property of the Agency.

  - On expiry or earlier termination of the Contract the Contractor shall, if so required, either surrender such property to the Agency or otherwise dispose of it as instructed by the Contract Supervisor.

- MATERIALS

  - The Contractor shall be responsible for establishing his own sources of supply for goods and materials and will be responsible for ensuring the reasonable and proper conduct by his suppliers and staff whilst on the Agency’s premises.

  - The Contractor shall not place, or cause to be placed, any orders with suppliers or otherwise incur liabilities in the name of the Agency or any representative of the Agency.

- SECURITY

  - The Contractor shall be responsible for the security of all goods and equipment belonging to the Agency and used by the Contractor in the provision of the Services, belonging to the Contractor, or Contractors staff, or sub-contractors whilst on Agency premises.

  - This Condition shall not prejudice the Agency’s rights under Condition 15.

- VARIATIONS

  - The Contract Supervisor may vary the Contract by adding to, deleting or otherwise modifying the Services to be supplied, by written order to the Contractor provided such variations are reasonable and consistent with the nature, scope and value of the Contract.

  - The value of any such variation, other than any variation arising out of Condition 10.3, shall be determined by reference to the rates contained in the Pricing Schedule. Where the Services so ordered are not covered in the Pricing Schedule, they shall be valued at a fair and reasonable rate agreed between the Contract Supervisor and the Contractor.

  - Where a variation is the result of some default or breach of the Contract by the Contractor or some other cause for which he is solely responsible, any additional cost attributable to the variation shall be borne by the Contractor.

  - The Contractor may also propose a variation to the Services but no such variation shall take effect unless agreed and confirmed in writing by the Contract Supervisor.

  - No variation shall have the effect of invalidating the Contract, or placing the Contract at large, if that variation is reasonably consistent with the nature, scope and value of the Contract. The Agency may vary the Contract to comply with a change in English Law. Such a change will be effected by the Contract Supervisor notifying the Contractor in writing.

  - The Agency may assign, novate or otherwise dispose of its rights and obligations under the Contract or any part thereof to:

    - any Contracting Authority; or

    - any other body established by the Crown or under statute in order substantially to perform any of the functions that had previously been performed by the Agency; or

    - any private sector body which substantially performs the functions of the Agency, provided that any such assignment, novation or other disposal shall not increase the burden of the Contractor's obligations under the Contract.

  - Any change in the legal status of the Agency such that it ceases to be a Contracting Authority shall not affect the validity of the Contract. In such circumstances the Contract shall bind and inure to the benefit of any successor body to the Agency.

- EXTENSIONS OF TIME

  - Should the performance of the Contract be directly delayed by any cause beyond the reasonable control of the Contractor, and provided that the Contractor shall first have given the Contract Supervisor written notice within five working days after becoming aware that such delay was likely to occur, then the Contract Supervisor, if satisfied that this Condition applies:

    - in the case of any delay of which the Agency is not the cause, may grant the Contractor such extension of time, as in his opinion is reasonable, having regard without limitation, to any other delays or extensions of time that may have occurred or been granted under the Contract. The Contract Price shall not increase as a result of such an extension of time.

    - in the case of any delay of which the Agency is the cause, shall grant the Contractor a reasonable extension of time to take account of the delay.

  - No extension of time shall be granted where in the opinion of the Agency the Contractor has failed to use reasonable endeavours to avoid or reduce the cause and/or effects of the delay.

  - Any extension of time granted under this Condition shall not affect the Agency’s rights to terminate or determine the Contract under Conditions 13 and 14.

- DEFAULT

  - The Contractor shall be in default if he:

    - fails to perform the Contract with due skill, care, diligence and timeliness;

    - refuses or neglects to comply with any reasonable written instruction given by the Contract Supervisor;

    - is in breach of the Contract.

  - Where in the opinion of the Contract Supervisor, the Contractor is in default, the Contract Supervisor may serve a Notice giving at least five working days in which to remedy the default.

  - If the Contractor fails to comply with such a Notice the Contract Supervisor may, without prejudice to any other rights or remedies under the Contract, take over for as such a period as is necessary the performance of the relevant part of the Contract and make other arrangements for its completion. Any extra costs arising from this action, will be paid by the Contractor or deducted from any monies owing to him.

- TERMINATION

  - The Agency may immediately, without prejudice to any other rights and remedies under the Contract, terminate all or any part of the Contract by Notice in writing to the Contractor, Receiver, Liquidator or to any other person in whom the Contract may become vested, if the Contractor:

    - fails in the opinion of the Contract Supervisor to comply with (or take reasonable steps to comply with) a Notice under Condition 12.2.

    - becomes bankrupt or insolvent, or has a receiving order made against him, or makes and arrangement with his creditors or (being a corporation) commences to be wound up, not being a voluntary winding up for the purpose of reconstruction or amalgamation, or has a receiver, administrator, or administrative receiver appointed by a Court.

'Termination under the Regulations'

  - The Agency may terminate the Contract on written Notice to the Contractor if:

    - the contract has been subject to a substantial modification which requires a new procurement procedure pursuant to regulation 72(9) of the Regulations;

    - the Contractor was, at the time the Contract was awarded, in one of the situations specified in regulation 57(1) of the Regulations, including as a result of the application of regulation 57(2), and should therefore have been excluded from the procurement procedure which resulted in its award of the Contract; or

    - The Contract should not have been awarded to the Contractor in view of a serious infringement of the obligations under the Treaties and the Regulations that has been declared by the Court of Justice of the European Union in a procedure under Article 258 of the TFEU.

- DETERMINATION

  - Without prejudice to any other rights or remedies under the Contract, the Agency reserves the right to determine the Contract at any time by giving not less than one month’s Notice, (or such other time period as may be appropriate).

  - The Agency shall pay the Contractor such amounts as may be necessary to cover his reasonable costs and outstanding and unavoidable commitments necessarily and solely incurred in properly performing the Contract prior to determination.

  - The Agency will not pay for any costs or commitments that the Contractor is able to mitigate and shall only pay those costs that the Agency has validated to its satisfaction. The Agency's total liability under this Condition shall not in any circumstances exceed the Contract Price that would have been payable for the Services if the Contract had not been determined.

- INDEMNITY

  - Without prejudice to the Agency’s remedies for breach of Contract, the Contractor shall fully indemnify the Agency and its staff against any legally enforceable and reasonably mitigated liability, loss, costs, expenses, claims or proceedings in respect of:

    - death or injury to any person;

    - loss or damage to any property excluding indirect and consequential loss;

    - infringement of third party Intellectual Property Rights which might arise as a direct consequence of the actions or negligence of the Contractor, his staff or agents in the execution of the Contract.

  - This Condition shall not apply where the damage, injury or death is a direct result of the actions, or negligence of the Agency or its staff.

- LIMIT OF CONTRACTOR’S LIABILITY

  - The limit of the Contractor’s liability for each and every claim by the Agency, other than for death or personal injury, whether by way of indemnity or by reason of breach of contract, or statutory duty, or by reason of any tort shall be:

    - the sum stated in the Appendix to Conditions (Services)

    - if no sum is stated, the Contract Price or five million pounds whichever is the greater.

- INSURANCE

  - The Contractor shall insure and maintain insurance against liabilities under Condition 15 (Indemnity) in the manner and to the values listed in the Appendix to these Conditions. If no sum is stated, the value insured shall be £5M (five million pounds.)

  - If specifically required by the Agency, nominated insurances shall be in the joint names of the Contractor and the Agency.

  - The Contractor shall, upon request, produce to the Contract Supervisor documentary evidence that the insurances required are fully paid up and valid for the duration of the Contract.

- PREVENTION OF FRAUD AND CORRUPTION

  - The Contractor shall not offer, give, or agree to give anything, to any person an inducement or reward for doing, refraining from doing, or for having done or refrained from doing, any act in relation to the obtaining or execution of the Contract or for showing or refraining from showing favour or disfavour to any person in relation to the Contract.

  - The Contractor shall take all reasonable steps, in accordance with good industry practice, to prevent fraud by the Contractor’s staff and the Contractor (including its shareholders, members and directors) in connection with the Contract and shall notify the Agency immediately if it has reason to suspect that any fraud has occurred or is occurring or is likely to occur.

  - If the Contractor or the Contractor’s staff engages in conduct prohibited by this clause 18 or commits fraud in relation to the Contract or any other contract with the Crown (including the Agency) the Agency may:

    - terminate the Contract and recover from the Contractor the amount of any loss suffered by the Agency resulting from the termination, including the cost reasonably incurred by the Agency of making other arrangements for the supply of the Goods and any additional expenditure incurred by the Agency throughout the remainder of the Contract; or

    - recover in full from the Contractor any other loss sustained by the Agency in consequence of any breach of this clause.

  - The Contractor shall not, directly or indirectly through intermediaries commit any offence under the Bribery Act 2010 (as amended), in any of its dealings with the Agency.

- MONITORING AND AUDIT

  - The Contract Supervisor may inspect and examine the Services being carried out on the Agency’s premises, or elsewhere at any reasonable time. Where the Services are being performed on other than the Agency’s premises, reasonable notice to inspect shall be given to the Contractor. The Contractor shall give all such facilities as the Contract Supervisor may reasonably require for such inspection and examination.

- CONTRACT PRICE

  - The Contract Price will be paid by the Agency to the Contractor as amended by any Variations ordered under Condition 10 (Variations).

  - In addition to the Contract Price, the Agency will pay to the Contractor such Value Added Tax (if any) as may properly be chargeable at rates ruling at the time of invoice.

- INVOICING AND PAYMENT

  - Invoices shall only be submitted for work already satisfactorily completed, and accompanied by such information as the Contract Supervisor may reasonably require to verify the Contractor’s entitlement to payment. Such invoices will be paid in 30 days from receipt by the Agency.

  - If any sum is payable under the Contract by the Contractor to the Agency, whether by deduction from the Contract or otherwise, it will be deducted from the next available invoice.

  - If the Contractor enters into a sub-contract with a supplier for the purpose of performing its obligations under the Contract, it shall ensure that a provision is included in the sub-contract which requires payment to be made of all sums due from it to the sub-contractor within 30 days from the receipt of a valid invoice.

- INTELLECTUAL PROPERTY RIGHTS

  - All Prior Rights used in connection with the Services shall remain the property of the party introducing them. Details of each party’s Prior Rights are set out in the Prior Right Schedule to this contract.

  - All Results shall be the property of the Agency.

  - The Resulting Rights in any Results, and any interim results shall, from the time they arise, be the property of the Agency and the Agency shall be free, should it so wish, to apply at its own expense for patent or other protection in respect of the Results or any interim results. The Agency’s intention to apply for such patent or other protection shall be notified to the Contractor. Such applications for patents or other registered intellectual property rights shall be filed in the name of the Agency.

Unless otherwise agreed in writing between the Contractor and the Agency, the Contractor hereby:

    - assigns to the Agency all Resulting Rights

    - grants the Agency a non-exclusive, non-transferable (save for the purposes of sub-licensing, reorganisation or transfer to a successor body, for the purposes of all the successor body's normal business use), irrevocable , royalty free perpetual licence to the Agency in respect of all the Contractor's Prior Rights necessary in order for the Agency to use or exploit the Resulting Rights.

  - The Contractor undertakes to the Agency not to use, exploit or deal with any of the Agency's Prior Rights, other than in the performance of the Contract unless the Contractor has first obtained a written licence from the Agency, in specific terms to do so.

  - The Agency undertakes to the Contractor not to use or exploit the Contractor's Prior Rights, save as provided in Condition 22.3.2.

  - The Contractor warrants to the Agency that the performance of the Services, the Contractor’s Prior Rights and the Results shall not in any way infringe any intellectual property rights of any third party.

  - If the Contractor is prevented from carrying out his obligations under the Contract due to any infringement or alleged infringement of any Intellectual Property Rights, the Agency may without prejudice to any other rights and remedies under the Contract, exercise the powers and remedies available to it under Conditions 13 and 14, Termination and Determination respectively.

  - The Contractor shall not be liable if such infringement arises from the use of any design, technique or method of working provided by or specified by the Agency.

  - The Contractor waives in favour of the Agency its rights to object to derogatory treatment of the Results of the Work and the Contractor also agrees that he will not assert or seek to enforce against the Agency and/or any other person, firm or company any of its moral rights as defined in the Copyright Designs and Patents Act 1988 (as amended) without the prior agreement of the Agency.

  - The Contractor shall not be liable for any consequential losses, damage or injuries arising from third party misuse of the Results, of which the Contractor is not aware.

- WARRANTY

The Contractor warrants that the Services supplied by him will be discharged with reasonable skill, care and diligence.

- STATUTORY REQUIREMENTS

The Contractor shall fully comply with all relevant statutory requirements in the performance of the Contract, including, but not limited to the giving of all necessary notices and the paying of all fees.

- ENVIRONMENT, SUSTAINABILITY AND DIVERSITY

  - The Contractor in the performance of this Contract should adopt a sound proactive environmental approach, designed to minimise harm to the environment, to conserve energy, water, wood, paper and other resources, reduce waste and phase out the use of single-use plastic, ozone depleting substances and minimise the release of greenhouse gases, volatile organic compounds and other substances damaging to health and/or the environment, and be able to provide proof of so doing to the Agency on demand.

  - The Agency is committed to ensuring that workers employed within its supply chains are treated fairly, humanely and equitably. The Agency expects the Contractor to share this commitment and to understand any areas of risk associated with this and work to ensure they are meeting International Labour Standards. The Contractor ensures that it and its sub-contractors and its supply chain:

    - comply with the provisions of the Modern Slavery Act 2015;

    - pay staff fair wages (and pays its staff in the UK not less than the Foundation Living Wage Rate ); and

    - Implement fair shift arrangements, providing sufficient gaps between shifts, adequate rest breaks and reasonable shift length, and other best practices for staff welfare and performance.

  - The Contractor should support the Agency to achieve its Public Sector Equality Duty by complying with the Agency's policies (as amended from time to time) on Equality, Diversity and Inclusion (EDI). This includes ensuring that the Contractor (and their sub-contractors) in the delivery of its obligations under this Contract:

    - eliminates discrimination, harassment, victimisation and any other conduct that is prohibited by or under the Equality Act 2010;

    - advances equality of opportunity between people who share a protected characteristic and those who do not; and

    - fosters good relations between people who share a protected characteristic and those who do not.

- PUBLICITY

The Contractor shall not advertise or publicly announce that he is supplying Services or undertaking work for the Agency without the Permission of the Contract Supervisor.

- LAW

This Contract shall be governed and construed in accordance with the Law, and subject to the jurisdiction of the courts of England.

- WAIVER

  - No delay, neglect or forbearance by the Agency in enforcing any provision of the Contract shall be deemed to be a waiver, or in any other way prejudice the rights of the Agency under the Contract.

  - No waiver by the Agency shall be effective unless made in writing.

  - No waiver by the Agency of a breach of the Contract shall constitute a waiver of any subsequent breach.

- ENFORCEABILITY AND SURVIVORSHIP

  - If any part of the Contract is found by a court of competent jurisdiction or other competent authority to be invalid or legally unenforceable, that part will be severed from the remainder of the Contract which will continue to be valid and enforceable to the fullest extent permitted by law.

  - The following clauses shall survive termination of the Contract, howsoever caused: 13, 14, 15, 22, 23, 24, 27, 29, 30, 31, 32 and 33.

- DISPUTE RESOLUTION

  - All disputes under or in connection with this agreement shall be referred first to negotiators nominated at a suitable and appropriate working level by the Agency and the Contractor.

  - If the parties' negotiators are unable to resolve the dispute within a period of forty five days from its being referred to them, the dispute shall be referred at the instance of either party to the parties' respective senior managers or directors (supported as necessary by their advisers).

  - If the parties' respective senior managers or directors are unable to resolve the dispute within forty five days the dispute shall be referred to the Centre for Dispute Resolution who shall appoint a mediator and the parties shall then submit to the mediator's supervision of the resolution of the dispute.

  - Recourse to this dispute resolution procedure shall be binding on the parties as to submission to the mediation but not as to its outcome. Accordingly all negotiations connected with the dispute shall be conducted in strict confidence and without prejudice to the rights of the parties in any future legal proceedings. Except for any party's right to seek interlocutory relief in the courts, no party may commence other legal proceedings under the jurisdiction of the courts or any other form of arbitration until forty five days after the appointment of the mediator.

  - If, with the assistance of the mediator, the parties reach a settlement, such settlement shall be put in writing and, once signed by a duly authorised representative of each of the parties, shall remain binding on the parties.

  - The parties shall bear their own legal costs of this dispute resolution procedure, but the costs and expenses of mediation shall be borne by the parties equally.

  - Any of the time limits in Conditions 30 may be extended by mutual agreement. Such agreed extension shall not prejudice the right of either party to proceed to the next stage of resolution.

- GENERAL

  - Neither party to the Contract will be liable to the other for any delay in performing or failing to perform its obligations (other than a payment obligation) under the Contract because of any cause outside its reasonable control. Such delay or failure will not constitute a breach of the Contract and the time for performance of the affected obligation will be extended by a reasonable period.

  - The Contract contains the whole agreement between the parties and supersedes all previous communications, representations and arrangements, written or oral. It is accepted that the Contract has not been entered into on the basis of any representations that are not expressly contained in the Contract.

- FREEDOM OF INFORMATION ACT

  - The Agency is committed to open government and to meeting its responsibilities under the Freedom of Information Act 2000 (as amended) ('Act') and the Environmental Information Regulations 2004 (as amended) (Regulations').

  - The Contractor agrees that:

    - All information submitted to the Agency may need to be disclosed by the Agency in response to a request under the Act or the Regulations; and

    - The Agency may include information submitted (in whole or in part) in the publication scheme which it maintains under the Act or publish the Contract, including from time to time agreed changes to the Contract, to the public.

  - If the Contractor considers that any of the information included in its tender, or that it has submitted to the Agency or that is otherwise contained in the Contract, is commercially sensitive, it shall identify and explain (in broad terms) what harm may result from disclosure if a request is received, and the time period applicable to that sensitivity. The Contractor acknowledges that if it has indicated that information is commercially sensitive, such information may still be required to be disclosed by the Agency under the Act or the Regulations. The receipt of any material marked 'confidential' or equivalent by the Agency shall not be deemed to infer that the Agency agrees any duty of confidentiality by virtue of that marking.

- DATA PROTECTION

  - In the event that the Contract requires data to be processed within the meaning of the Data Protection Legislation the Data Protection Schedule shall be completed by the Parties and provisions and definitions therein shall apply and bind the Parties as part of this Contract.

- BREAK CLAUSE

DEFINITIONS

34.1 	PRICE – Means the price submitted by the Contractor during tender stage for Phase 1 and Phase 2.

34.2 	PHASE 2 – Means the services defined in the Specification as Update of the Middle Thames Groundwater Model.

34.3 	PHASE 2 TERMS – Means the terms and conditions of the Contract, which are applicable to Phase 2, which are those included in this document.

TERMS

34.4 	Subject to the Agency’s full discretion, Phase 2 shall follow the completion of Phase 1 on Phase 2 terms, which are the same terms and conditions as included here.  The Agency shall inform the Contractor by written communication, no later than 01/01/2021, whether the Agency wishes to proceed with Phase 2.  The Consultant should respond within two weeks to confirm that they are able to undertake the work defined as Phase 2, for the price submitted in their bid.

34.5 	Following award for Phase 1, the Contractor has submitted and the Agency has accepted the supply price for Phase 2, should the later Phase be required.  No costs incurred up to and for works associated with Phase 2 shall be chargeable to the Agency, should they decide not to proceed with Phase 2 works.

Appendix to Conditions (Services)

Ref:	ENVWRA00320C

Title:	Mole and Middle Thames Groundwater Model Update

Condition

1	Contract Supervisor								3

Victoria Fry

Address:-

Environment Agency

Red Kite House

Howbery Park

Crowmarsh Gifford

Wallingford

Oxon

OX10 8BD

- Contractor

«Company_Name»

Address:

«SUPPLIER_ADDRESS»

«TOWN_CITY»

«COUNTY»

«ZIP»

3	Completion									6

Contract Start Date				19th October 2020

Contract End Date				31st March 2021

The Agency reserves the right to implement break clause (34) to this contract after the completion of Phase 1. The decision whether to continue with Phase 2 will be communicated in writing to the Contractor, no later than Monday 11th January 2021.  The Agency will not be charged for any costs incurred up to and for works associated with Phase 2, should the Agency decide not to proceed with Phase 2.

4	Delivery									11

Address:-

Environment Agency

Red Kite House

Howbery Park

Crowmarsh Gifford

Wallingford

Oxon

OX10 8BD

5	Insurance								    	17

Professional Indemnity Min. Cover	£1 million

Third Party Minimum Cover		£1 million

Public Liability Min. Cover		£1 million

6	Limit on Liability							    	16

Limit on Contractors Liability		£500,000

# APPENDIX D MODELLING REPORTS FOR MOLE AND MIDDLE THAMES MODLES

A fully collection of modelling reports for the Mole and Middle Thames groundwater model are available in the sharefile link below unit 07th October 2020, after which they will be automatically deleted:

https://ea.sharefile.com/d-s929b7343b944bff8

This includes:

- AMEC Environment & Infrastructure UK Limited, Middle Thames Groundwater Model Construction and Calibration Technical Note (33052n030i1), May 2013

- Entec UK, Mole Groundwater Modelling Study - Phase 1 – Conceptual Model Development (No. 21440_RR181i2), Sep 2008

- AMEC Environment & Infrastructure UK Limited, Mole Groundwater Modelling Study - Phase 2 - Numerical Model Development (No. 25634RR127i2), Nov 2011

- AMEC Environment & Infrastructure UK Limited, River Mole Groundwater Model Model Refinement, NGMS Upload and Particle Tracking, Technical Note (32555N046i1), May 2013

- AMEC Environment & Infrastructure UK Limited, River Mole Groundwater Model Model Update 2015 (No. 36004n029i1), April 2015

# APPENDIX E Consultants Deliverables for modelling studies checklist guide

Introduction

This is a guideline only, actual deliverables are at the discretion of the EA. There should be a maximum delivery for a fundamental model build from scratch, with decreased deliverables for a recalibration or time series update.

Not all deliverables can be listed here, but the spirit of the delivery is that the EA should receive all data required to recreate the model build process, or to progress the model by updating/ recalibrating where necessary, without recourse to the originator, and in a convenient set of folders (I.e. ready for ‘relative path’ model runs) with no superfluous files included.

A default position for all deliverables from a model study is that all data must be retained indefinitely. Although this does not sit well with EA policy. Indefinite retention is required because groundwater models are expensive, long term (~30 year) assets with significant staff experience invested in them. Therefore, all data and analysis to support the thinking at the time (including previous models) has to be retained by the Environment Agency so that future work builds upon existing studies rather than repeating or losing existing work.

Data deliverables for a single regional model are likely to be of the order of 50-100 Gb for each fundamental model build and slightly less for each subsequent update. Files should be supplied to the Environment Agency on an encrypted hard drive, which can be supplied by the Environment Agency. Any files on the hard drive, should not have any individual passwords as they will not be needed due to the hard drive encryption. As EA encrypted hard drives are typical 1TB, there should be no need for delivered files to be provided as zip files.

When spreadsheets or access databases are delivered, these should be free of links to other spreadsheets and any macros built in to the spreadsheet are visible and editable.  All worksheets in the spreadsheet should be visible. These should also be compatible with EA office suites (currently Office 2013).

Where coding has been carried out by the consultant, the executable and source code is expected to be delivered with the model, as detailed below.

Guideline check list

- Model run log

- Run logs for both recharge model and modflow model, in the form of a table with one row per run. Preferred format is in excel.

- MODFLOW files

- Modflow input files for final historical model and all scenarios run, and key calibration runs, but not for intermediate calibration runs, which are covered only in the run log. Output files for historical run only.

- Modflow executable and any libraries/extensions files required to run the model. (e.g. salflib.dll)

- Modflow source code, only if Modflow is a bespoke variant. Also, makefile (if used), compiler name and version, compiler options.

- Where Fortran, python or other utilities have been used, all the executables plus their source code and version (e.g python 2.7.5, Fortran 95/2003). All the input files used for the utilities.

- Recharge model files

- Recharge model input files for the historical model and all scenarios run, and key calibration runs, but not for most intermediate calibration runs, which are covered only by the run log. Output files for historical run only.

- Recharge model executable and any libraries/extensions files required to run the model. (e.g. salflib.dll)

- Recharge model source code, every time. Also, makefile (if used), compiler name and version, compiler options.

Where Fortran, python or other utilities have been used, all the executables plus their source code and version (e.g python 2.7.5, Fortran 95/2003). All the input files used for the utilities.

- Pre-processing

- Commented spreadsheet for all historical groundwater and surface water abstraction and discharges time series (listed by location, not licence). Same for RA, FL and any other scenarios (Not NAT, which is zero abstraction)

- All other pre-processing spreadsheets, as mentioned under ‘other software outputs’ below.

- Any pre-processing utilities required to create MODFLOW or recharge input files along with source codes (as per guidance on source codes MODFLOW and recharge model).

- Post-processing

- Any post-processing utilities required to extract output from MODFLOW or recharge output files along with source codes (as per guidance on source codes MODFLOW and recharge model).

- Model head output spreadsheet used for calibration

- Model head output contours used for calibration

- Model flow output spreadsheet used during calibration.

- Model accretion profile output spreadsheet used for calibration.

- Model mass balance spreadsheets used for calibration

These should also be provided for standard scenario runs (for example Naturalised, Fully Licenced and Recent Actual)

- Other software outputs

- This may include SURFER or GWV files, and it should be stated which version of the software has been used. What is delivered should be compatible with EA software versions.

- Spreadsheets are instrumental in analysis during model build. All spreadsheets used for analysis should be included, unprotected, and with all macro source code visible.

- GIS

- Full set of shapefiles for the recharge model input for the calibrated historical model.

- Full set of modflow GIS shapefiles where these were used for pre-processing the calibrated historical model, including shapefile exports from GWV.

- Suitable .mxd files for the above

- All GIS scripts used.

The box below lists typical shapefiles that could be provided:

Recharge Model

Model area and active model area if different

Model gird

Land use distribution

Mains leakage distribution

Average rainfall and PET inputs

Average rapid runoff / runoff / runoff recharge

Average interflow release

Average riparian evapotranspiration

Average potential recharge

Average recharge

Recharge attenuation zones

MODFLOW Model

Model area and active model area

Model grid

Model aquifer parameters for all layers (Storage, Conductivity, VKD parameters [max, base, gradient, elevation change])

Vertical leakance between layers

Model geology

Boundary conditions

Horizontal Flow Barriers

Initial heads

Streamcell / river networks

Groundwater abstractions and discharges

Surface water abstractions and discharges

Groundwater and surface water calibration points

Rasters of model layer elevations and extent

Transmissivity distribution during dry and average conditions.

Heads for each layer during wet, dry and average conditions

Stream flow for wet, dry and average conditions

Stream leakage for wet, dry and average conditions

Other

There may be other datasets or model parameters that are specific to the model in question and should be delivered along with the relevant files listed above.

Any ArcMap mxd projects should be accessible through the version the EA uses, ArcMap 10.4.1.

- NGMS Configuration

- Fully operational NGMS configuration, tested for equivalence to modflow outputs, and all model elements visualised in NGMS displays with time series inputs available to view.

- NGMS spreadsheets used to build config files

- NGMS spreadsheets checking NGMS outputs for acceptance testing

- Reporting and User Manuals

- Draft reports should be sent in as an editable word document to allow review comments to be made easily

- Full final reports in digital format for all work done, including figures and appendices. These should not be encrypted documents, as they should not have personal information nor detailed national grid references for public water supplies contained within the report. Where appendices are spreadsheet based, the original workbooks should be supplied as well.

- If bespoke versions of either the modflow or recharge models, user manual should be provided. Also, if there are any processes required external to the models, e.g. rainfall interpolation or bespoke recharge processes outside the recharge model.

- References

- Digital references used for the model development (pdf of papers reports etc.) should be provided, where copyright allows.

- Other data

- Any other data gathered for the project (e.g. borehole logs, geophysical well logs, digitised data, 3rd party reports etc.) along with its metadata.