# Call-Off Schedule 20 (Call-Off Specification)

This Schedule sets out the characteristics of the Deliverables that the Supplier will be required to make to the Buyer under this Call-Off Contract

# PURPOSE

## CHP is seeking to appoint a single Supplier of Managed Wi-Fi Services to oversee, install and manage the roll out of Wi-Fi availability to 165x CHP buildings.

## The successful organisation will also provide a Managed Wi-Fi service to CHP as a single point of call for the organisation and be responsible for ensuring the continued availability of the Wi-Fi across the estate.

## CHP wishes to appoint a Supplier of Managed Wi-Fi Services for the next 5-years at the earliest opportunity as the original 3-year Wi-Fi contract term has ended (for 132x sites, with the remaining 33x sites contract term ending by February 2024).

# BACKGROUND TO THE BUYER

## CHP is wholly owned by the Secretary of State for Health and was established in 2001 to generate, develop and deliver investment in the NHS Local Improvement Finance Trust (LIFT) initiative, a new and innovative national procurement programme for improving primary and community care facilities.

## CHP’s role has since evolved and our focus now covers three key areas:

### Strategic Estate Planning - CHP support commissioners, CCGs, NHS England, GPs and Local Authorities to plan and utilise their estates efficiently and ultimately drive much needed savings.  In order to achieve this, we offer dedicated Strategic Estates Planning expertise and resource and are working with NHS Property Services to support commissioners to develop and implement local estate plans that support CCGs two-year operational plans and five-year strategies.

### Property & Asset Management – CHP is head tenant for the NHS LIFT estate.  It is responsible for the overall management of 310 buildings across England.  CHP ensure that the portfolio is optimally used and maintained to a high standard including providing bookable space within a large proportion of buildings. CHP also provides Centre Management to all buildings.

### Investment Management – CHP continues to invest in the Primary Healthcare and Community Estates and acts to ensure that shareholders interest in LIFT is effectively managed.

## Full details about the organisation can be found on the website www.communityhealthpartnerships.co.uk

# BACKGROUND TO REQUIREMENT/OVERVIEW OF REQUIREMENT

## CHP Locations and Background

### CHP are head tenant for 310x buildings built under the LIFT scheme across England, with tenants typically being providers of NHS services and include GP practices, acute, community and mental health trusts, pharmacies, and dentists. We also provide space to local authorities, community and voluntary sector organisations.

### The majority of the buildings are multi tenanted and already have Wi-Fi infrastructures in place for existing tenants.

### These infrastructures are operated by a number of Suppliers, which CHP are not involved with and are generally restricted to certain areas depending on the individual tenant arrangements.

### Areas that are void, used for flexible bookable space and many public common areas generally do not have access to Wi-Fi connectivity, which impacts on the ability to achieve fully utilised buildings delivering value for money.

### CHP have previously identified that Wi-Fi would be beneficial in 165x of its buildings.

### The CHP Wi-Fi provision was implemented within designated areas for CHP employees, authorised users in bookable space and void areas, and public access in public areas (in 165x buildings).

### With increased flexibility of health estate being at the centre of delivering new business practices, pervasive Wi-Fi is a minimum requirement.

### Through the development of a central infrastructure, CHP will wish to explore further the ability to share wide area network connections in shared buildings supporting;

#### Maximising use of NHS estate in both occupation and time

#### The drive to create a digital health economy. CHP view this about delivering infrastructure as a service and the link with the building connectivity.

#### The Secretary of States’ commitment to provide free Wi-Fi access to the public

## Social Value and Environmental considerations will be an important consideration to the service solution and the Supplier’s way of working. CHP have signed up to deliver the NHS Green Plan and all contracts will contribute towards that objective. Full details of the NHS Green Plan can be found on the website https://www.england.nhs.uk/greenernhs/get-involved/organisations/

# DEFINITIONS

| ## Expression or Acronym | ## Definition |
| --- | --- |
| ## CHP | ## means Community Health Partnerships Limited including any of its successors or permitted assigns; |
| ## Contract | ## means the Contract (if any) to be concluded between CHP and the Supplier for provision of the Requirement; |
| ## Supplier | ## means the successful bidder (if any) appointed to provide the Requirement at the end of this procurement |

# SCOPE OF REQUIREMENT

## CHP is seeking to appoint a single Supplier of Managed Wi-Fi Services who will be required to oversee, install and manage the roll out of Wi-Fi network availability to 165x CHP buildings, situated across England and in densely populated areas.

## The successful organisation will also provide a Managed Wi-Fi service to CHP as a single point of call for the organisation and will be responsible for ensuring the continued availability of the Wi-Fi service across the 165x buildings.

## The current CHP Wi-Fi infrastructure comprises of the following:

### Extreme Networks Access Points - AP7632 (1058X AP’s)

### Extreme Networks 210 PoE Switch - (192x switches)

### Wi-FiSPARK SPARK USG500 Gateway - (165X gateways)

### Vaioni Juniper SRX300 Router - (165X routers)

## CHP receives a managed WLAN solution across 165 designated sites throughout England. This includes the procurement and management of all the 165x internet lease lines and all the corresponding LAN infrastructure (e.g. proactive LAN management, engineerings visits to resolve incidents, service management). In order to meet the desired requirements, the incumbent Wi-Fi service provider has collaborated with the following organisations;

### Extreme Networks (WLAN/LAN)

### WifiSPARK (WLAN Overlay Services)

### Vaioni (WAN/iNet)

### AWS (Cloud)

## Access will be required initially for

### CHP employees

### Tenants and external providers using bookable areas for general access

### Tenants and external providers using clinical booking areas requiring access to patient data via their own VPN

### Patients and members of the public in common waiting areas

## Ownership of Lines

### CHP wish to retain ownership of the internet lease lines, with the successful provider providing a fully managed service for the ordering, installation, set up and management of the network services.

## Compliance with NHS Digital Standards

### The Provider is required to comply, as a minimum, with the guidelines found on the NHS WiFi website  https://digital.nhs.uk/services/nhs-wifi

## Use of Third Parties/Sub-Contractors

### Where the Provider intends to utilise the services of a third party for the provision of any part of their service offering detailed in this Section, it must clearly state that intention and provide details of the relevant third party in your tender submission.

## For the purposes of the tender process, the Supplier is required to formulate a proposal detailing their approach to the delivery, management and monitoring of the IT service requirements for CHP.

## CHP is looking for a solution that:

### is easy to manage both commercially and operationally, providing CHP with predictable upfront pricing which allows accurate budgeting over the term of the Contract from a commercial perspective and providing a single point of contact for all of CHP’s Wi-Fi requirements across its estate through a help desk and nominated account manager from an operational perspective;

### delivers requirements quickly and efficiently, with current and future requirements implemented within the timescales agreed between the parties, with minimal disruption to CHP’s operating environment, and together with all necessary processes, Risk Assessment Notice’s (RAM) and other related documentation;

### is flexible with respect to future requirements and service options, with CHP not limited in respect of additions or amendments to the solution and CHP not tied to any particular support provider except as provided in the contract; and

### is cost-effective both at the start of the Contract and if the service grows.

## Of the 165x CHP that require Wi-Fi services to be overseen, installed and managed across England;

### 161 of the 165 CHP sites have an Internet Lease Line network connection with a 1 Gb/s Bearer and 100Mb/s Bandwidth

### The remaining 4 CHP sites are smaller size premises with lower site usage and therefore have an FTTC (Fibre to the Cabinet) network connection. These 4 CHP sites are listed below;

#### The Barkentine Centre

#### Ashfield Health Village

#### The Flowers Health Centre

#### Foxhill Medical Centre

# THE REQUIREMENT

## Detailed scope of requirements can be found in Annex 1 – ‘CHP WLAN High Level Solution Design’ within this document.

## Relevant knowledge transfer requirements are to be delivered by the Supplier to the appropriate CHP staff over the period of the contract term, with this a standard agenda item on the contract management review meetings and a suitable plan developed between all parties.

## Appropriate functionality, compatibility or acceptance testing requirements must be included in your proposal.

# KEY MILESTONES AND DELIVERABLES

## The following Contract milestones/deliverables are critical to the fulfilment of the Contract and shall apply:

| ### Milestone/ Deliverable | ### Description | ### Timeframe / Delivery Date |
| --- | --- | --- |
| ### 1 | ### 165x Internet Lease Lines provisioned | ### Within 12 months of Contract Award |
| ### 2 | ### Wi-Fi service at 165x Wi-Fi made live | ### Within 12 months of Contract Award |
| ### 3 | ### Wi-Fi fully operational at all 165 sites | ### Within 12 months of Contract Award |

# MANAGEMENT INFORMATION/REPORTING

## The MI reporting will be provided monthly by the successful Supplier and will combine performance information, contract management review and knowledge transfer and also continuous improvement actions.

# VOLUMES

## CHP has a Wi-Fi solution in 165x buildings spread across the whole of England, with a list of these buildings and monthly volumes per building contained within ‘Annex 3 – Site & Staff List’.

## These buildings are primarily large Health Centres and are based in high population areas and are designed to service the local Communities health needs.

## There are 3 main types of users who utilise CHP Wi-Fi within the 165x buildings (contained within Annex 3 – Site & Staff List’) and these are:

### CHP Staff (see CHP Guest SSID)

### Members of the Public (see NHS Public SSID)

### Clinical NHS staff - (see CHP Guest SSID)

## Attachment 3 ‘Annex 3 – Site & Staff List’ shows the monthly CHP Wi-Fi usage stats for all 165x buildings for November 2022, with users accessing the CHP Wi-Fi via the CHP Guest SSID or the NHS Public SSID – hence on the spreadsheet there are two entries per site, as well as showing how many AP’s are installed at each site.

# CONTINUOUS IMPROVEMENT

## The Supplier will be expected to continually improve the way in which the required Services are to be delivered throughout the Contract duration.

## The Supplier should present new ways of working to the Buyer Authority during monthly Contract review meetings.

## Changes to the way in which the Services are to be delivered must be brought to the Authority’s attention and agreed prior to any changes being implemented. Contract Variation will be documented and agreed by both parties before implementation will occur.

# SUSTAINABILITY

## CHP have committed to implementing the NHS Green Plan and this should be considered when answering the tender questions.

# QUALITY

## Quality regarding Wi-Fi Transition activities;

### If any Transition activities are undertaken by the Supplier, then CHP expects the Supplier to carry out this work with minimal disruption to the existing Wi-Fi service.

## Quality regarding in life Wi-Fi service;

### Please see Call Off Schedule 14 (Service Levels) for more detail.

# PRICE

## The total cost for this contract must provide CHP with predictable upfront pricing which allows accurate budgeting over the term of the Contract.

## Prices are to be submitted via the e-Sourcing Suite Attachment 4 – Price Schedule excluding VAT and including all other expenses relating to Contract delivery.

# STAFF AND CUSTOMER SERVICE

## The Supplier shall provide a sufficient level of resource throughout the duration of the Contract in order to consistently deliver a quality service.

## From an operational perspective this means providing a single point of contact for all of CHP’s Wi-Fi requirements across its estate through a help desk and nominated account manager.

## The Supplier’s staff assigned to the Contract shall have the relevant qualifications and experience to deliver the Contract to the required standard.

## The Supplier shall ensure that staff understand the Authority’s vision and objectives and will provide excellent customer service to the Authority throughout the duration of the Contract.

# SERVICE LEVELS AND PERFORMANCE

## The Authority will measure the quality of the Supplier’s delivery by the Supplier being required to provide their service level for the above specification in relation to the following five main headings:

### Availability – further details in section 15.2.2 of this document

### Performance and Change of Management – further details in the table in section 15.2 of this document

### Reporting – further details in section 8.1 of this document

### Continuity - further details in Call Off Schedule 8 Business Continuity and Disaster Recovery

## Details of Standard SLA’s

### The table below provides the required service levels that the Supplier will be expected to achieve and against which the Supplier’s performance will be assessed.

### The overall Service Level Availability of the Wi-Fi service is expected to be over 99% each calendar month.

### The Service Level Availability will be reviewed each month on a Service Level Review Call between CHP and the Supplier.

| ## KPI/SLA | ## Service Area | ## KPI/SLA description | ## Target |
| --- | --- | --- | --- |
| ## P1 | ## Total Loss of Service | ## Interruption making a critical functionality inaccessible or a complete network interruption causing a severe impact on service availability. No possible alternative | ## Response Time – 30mins ## Target Resolution - 1 day |
| ## P2 | ## Major Service Degradation | ## Critical functionality or network access interrupted, degraded or unusable, having a severe impact on service availability. No acceptable alternative. | ## Response Time – 2hrs ## Target Resolution - 1 day |
| ## P3 | ## Minor Cosmetic Faults | ## Non-critical function or procedure, but with no direct impact on service availability. Workaround is available. | ## Response Time – Next Business Day ## Target Resolution – 3 Business days |
| ## P4 | ## Minor Impact or Service Request | ## Requested Add, Move or Change or application unusable, where a workaround is available or a repair is possible. | ## Response Time – Next Business Day ## Target Resolution – 5 Business days |

## Mechanisms to incentivise delivery and/or compensate for poor performance such as service credits are detailed in Call-Off Schedule 14 Service Levels.

## The following points detail the exit strategy plan to be applied where poor Supplier performance requires early termination of the Contract. The plan should include but not be limited to the following:

### Timelines for the various activities required to exit the relationship.

### List of the Supplier’s key personnel responsible managing and implementing the exit plan.

### Preparations for a transfer of knowledge regarding the work and appropriate handover documentation to CHP.

### Outline all items the Supplier will transition to the buyer such as, manuals, documentation, schematics and anything that enables the contract to fully transfer to the buyer.

### Plan for continuity of Supplier’s services during the transition period including a list of the Supplier’s support personnel, both internally and any subcontractors.

### Communication plans for all impacted stakeholders during the exit process.

### Process for the Supplier to fully answer all reasonable questions about the items being transferred.

### Identification of all security and disaster recovery tasks supplier undertook during the duration of the contract.

### Inventories of all licenses, permits and other agreements (sub-contracts) that require notification, assignment, or transfer of rights.

### Lists of confidential information and whether it needs to be retained, returned, or destroyed.

# SECURITY AND CONFIDENTIALITY REQUIREMENTS

## Potential Suppliers shall not disclose, without CHP’s prior written approval, to any other person (other than any person to whom disclosure must be made in order for the Supplier to fulfil its duties in the preparation of its ITT Response) any information of a confidential nature, including in relation to this procurement or CHP’s business.

## No Potential Supplier shall exploit any such information on the Project for its own benefit or the benefit of any other person.

## The Potential Supplier obligations under this section do not apply to information which is already in the public domain or to any information which came to it otherwise than in connection with the Potential Supplier’s involvement in the procurement, save where its entry into the public domain or its coming to the Potential Supplier was as a result of a breach by the Potential Supplier of any of its obligations to CHP under this section or otherwise.

## All Potential Suppliers shall take reasonable steps to ensure that its employees, agents and sub-consultants are bound by the confidentiality obligations under this section.

## Direct or indirect canvassing of any employee or non – executive member of the Buyer may result in the disqualification of the Potential Supplier.

# PAYMENT AND INVOICING

## Invoices must contain the original Purchase Order reference number.

## Payment can only be made following satisfactory delivery of pre-agreed certified products and deliverables and any pre-agreed user acceptance testing.

## Before payment can be considered, each invoice must include a detailed elemental breakdown of work completed and the associated costs.

## Invoices should be submitted monthly and sent to: finance@communityhealthpartnerships.co.uk

# CONTRACT MANAGEMENT

## Contract Review meetings will be initially monthly moving to quarterly within the first year of the contract.

## Contract Review meetings will discuss performance in line with the agreed KPIs and SLA’s that are detailed in this tender document.

## These will be standing agenda items along with any other agenda systems that are mutually agreed.

## These agenda items and format may change over time to ensure they stay relevant and ensure performance and continuous improvement is at the core of the review meetings.

## Attendance at Contract Review meetings shall be at the Supplier’s own expense.

# LOCATION

## The Services will be carried out at the locations detailed in ‘Annex 3 – Site & Staff List’.

# ANNEX 1 – CHP WLAN high level solution design

# Scope of ‘CHP WLAN high level solution design’

  - The scope of this document extends to cover how all solution elements combine to provide CHP with the WLAN services.  This solution design brief is not intended to focus on the intricate details of each of the design elements.  It serves as a reference, to define how each of the hardware elements connect to provide each CHP site with the required WLAN services.

# SOLUTION DESIGN

  - GENERAL

# WLAN surveys were completed at each CHP site to determine access point locations.  Each access point is cabled back to the designated comms room via structured cabling. An Extreme Networks 210 PoE switch provides data connectivity and power to each AP.

# The SPARK USG500 Gateway is deployed in line between the Internet circuit and wireless infrastructure and manages all traffic from all Guest SSIDs, providing DHCP, DNS and routing to the end users as well as secure authentication to the network via a captive portal.  An IPSec VPN endpoint VM is also deployed to provide a secure management VPN between the incumbent Wi-Fi service provider’s Cloud Services and each CHP network.

# The Vaioni router provides WAN access allowing each CHP site to access the required services within the incumbent Wi-Fi service provider’s Cloud.  The Vaioni router is deployed in line between the Carrier NTE and the SPARK USG500 gateway.

  - SOLUTION ELEMENTS AND END OF LIFE CONSIDERATIONS

# The following elements combine to provide site access to the relevant WLAN services:

      - Extreme Networks Access Points - AP7632 (1058X AP’s)

      - Extreme Networks 210 PoE Switch - (192x switches)

      - WifiSPARK SPARK USG500 Gateway - (165X gateways)

      - Vaioni Juniper SRX300 Router - (165X routers)

# The End-of-Life (EOL) road map for the CHP Wi-Fi infrastructure is as follows.

      - Extreme Access Point (AP7632) EOL is November 2025 - device is owned by CHP

      - Extreme Networks 210 PoE Switch EOL is February 2027 - device is owned by CHP

      - Wifi SPARK USG500 Gateway – EOL is unknown as device is not owned by CHP

      - Vaioni Juniper SRX300 Router – EOL is unknown as device is not owned by CHP

# Note 2: The Wi-Fi SPARK Gateway and Vaioni Router devices are part of the overall Wi-Fi service provided by the incumbent Wi-Fi provider and so these devices are not owned by CHP (or the incumbent Wi-Fi provider). If there are any issues with these devices, then the incumbent Wi-Fi provider liaises directly with Wifi SPARK/ Vaioni to resolve accordingly.

# Note 2: CHP has approx 100x spare Extreme Networks AP’s (AP7632), which were procured in 2018 but were never installed as part of the original roll out. These AP spares are held in a central location and are used on an ad hoc basis (less than 10 per year) when new requests for additional AP’s are raised. They can also be used to replace any faulty AP’s if required.

# CHP does not have any other spare infrastructure (we do not have any spare Extreme switches).

  - VLAN ASSIGNMENT

# The incumbent Wi-Fi service provider has assigned the following VLAN’s:

| VLAN ID | Service |
| --- | --- |
| 500 | CHP Guest WiFi |
| 510 | NHS Public WiFi |
| 911 | Network Management |

  - IP ADDRESSING

# The incumbent Wi-Fi service provider has assigned the following IP addressing structure to the solution;

      - CHP Guest Wi-FI - Each CHP site has been assigned VLAN 500, which provides access to the CHP Guest Wi-Fi WLAN service. The SPARK USG500 provides DHCP services to the CHP-Guest WLAN service.

      - NHS Public Wi-Fi - Each CHP site has been assigned VLAN 510, which provides access to the NHS Public Wi-Fi WLAN service. The SPARK USG500 provides DHCP services to the CHP-Public WLAN service.

      - Network Management - The incumbent Wi-Fi service provider has assigned the following ‘Supernet’ to summarise the address space allocated to the network management functions of each CHP site.

| VLAN ID | Subnet | First Host | Last Host |
| --- | --- | --- | --- |
| 911 |  |  |  |

# This network will be sub-netted down further to provide 512 networks each supporting 126 devices;

| Site ID | VLAN ID | Subnet | First Host | Last Host |
| --- | --- | --- | --- | --- |
| 001 | 911 |  |  |  |
| 002 | 911 |  |  |  |
| 003 | 911 |  |  |  |
| 511 | 911 |  |  |  |
| 512 | 911 |  |  |  |

# The following table provides an example of the typical IP allocation within a CHP Site;

| Site ID | VLAN ID | Subnet | Gateway (WFS) | Switch Mgmt | AP DHCP Pool |
| --- | --- | --- | --- | --- | --- |
| 001 | 911 |  |  |  |  |

  - SITE LIST

# CHP has a Wi-Fi solution in 165x buildings spread across the whole of England. These buildings are primarily large Health Centres and are based in high population areas and are designed to service the local Communities health needs. The buildings list is contained within ‘Annex 3 - Site & Staff List’.

  - WI-FI USER BASE

# The CHP Wi-Fi service is utilised primarily between Monday to Friday from 08:00 to 17:00, as this is when the buildings are primarily occupied by CHP Staff, Clinicians and the Public.

  - ACCESS POINTS

# Each site has a number of Access Points (AP’s), and the number of AP’s is determined by the size and relative footfall of each site. Each site is categorized as a banding ranging from A, B, C, D or E; depending upon how many AP’s have been installed.

# The schematic shows the AP banding scaling.  In total, CHP has approx. 1058 AP’s across its 165x sites. The spreadsheet in Annex 3 – Site & Staff List’, shows the number of AP’s per site (column C) and the associated banding (column B).

  - ADDITIONAL SERVICES UTILISING CHP WI-FI NETWORK

# CHP has two other services which utilise CHP’s Wi-Fi network infrastructure. These additional services were provided by the incumbent Wi-Fi provider after the respective sites had Wi-Fi installed. These additional services are for the following;

      - Voice solution at 10x sites - There are 10x sites in the Midlands which have an additional voice VLAN configured.

      - Additional LAN connections at 4x sites - Fire/Intruder panels - There are 4x sites (3x sites in London, 1x site in the North West) which have an additional VLAN configured for fire/intruder alarm equipment.

# Voice solution for 10x sites

      - The Wi-Fi SPARK gateway device is configured in the same way for most sites (approx 151). However, there are a small number of sites which have enhanced gateway configuration settings to enable voice (10x sites) and fire/intruder alarm equipment (4x sites) to be used alongside the CHP Wi-Fi network infrastructure. The high-level solution design is detailed in Annex 2, ‘Solution Description’.

      - The gateway device is also acting as layer3 gateway, both for public and guest VLAN’s for all 165x sites.

      - CHP also has IP Telephony in place for an individual Tenant at Grand Union Village (CHP network enabled for Tenant’s IP handset) and has extended the bandwidth allocation at Bluebell PCC for a Tenant.

# Additional LAN connections at 4x sites - Fire/Intruder panels

      - There are 4x sites which have a VLAN configured for the onsite fire/intruder alarm equipment.

      - The gateway device is therefore configured slightly differently for sites with these additional services. These VLAN’s are also firewalled. After CHP has appointed its selected Wi-Fi Partner (for the new 5-year contract) then CHP will work with the appointed Wi-Fi Partner to decide on how to maintain these additional services moving forward.

# Additional Services – Future Requirements

      - It is therefore currently envisaged that these additional services will be migrated onto the new Wi-Fi service (at each site) or alternatively, a new solution will be implemented for the additional services (at each site). This proposed work is beyond the scope of the CHP Wi-Fi Tender and has been included within this document only to make the appointed Wi-Fi Partner aware of this future requirement.

      - The migration/replacement of these additional services will be carried out as a separate Project during the Transition phase after the Wi-Fi Partner has been appointed.

  - CHP’S 3RD PARTY INFRASTRUCTURE ORGANISATION

# CHP has a preferred 3rd party IT infrastructure supplier that it utilises for all onsite support activities across its whole estate (310x sites), including the 165x Wi-Fi sites. For Wi-Fi support at the 165x sites, CHP’s 3rd party IT infrastructure supplier provides the following:

      - Installing/moving AP’s (associated AP config work is carried out by Wi-Fi Partner)

      - All cabling work (RAMS, method statements)

      - LAN sockets

# CHP’s IT infrastructure supplier currently provides CHP with Building and Network Infrastructure MACD Services (Moves, Additions, Changes & Deletions). They also provide consultancy support for the Infrastructure requirements to Tenants, 3rd Party suppliers and assigned FM partners.

# It is envisaged CHP’s IT infrastructure supplier would need to work closely with the appointed Wi-Fi Partner, especially during the installation of the internet lease lines (ILL’s) and subsequent Wi-Fi service go live at each site.

# This would involve CHP’s IT infrastructure supplier co-ordinating and attending sites visits with the appointed Wi-Fi Partner to complete the following Transition activities:

      - Attend all 165x site surveys (for the ILL’s)

      - Attend all 165x ILL circuit installation site visits

      - Attend all 165x bring into service site visits (making Wi-Fi network infrastructure live for each site)

# Following the Transition phase, CHP would subsequently need to agree (with the appointed Wi-Fi Partner), the ongoing IT infrastructure support model for the Wi-Fi in-life operational service.

# CHP would envisage continuing to utilise its current IT infrastructure supplier to support its Wi-Fi service.

- DESIGN SCHEMATIC

  - The high-level design schematic below illustrates the CHP Wi-Fi solution infrastructure that has been implemented across all 165x buildings;

- SERVICE DESIGN

  - SERVICE ASSURANCE SUPPORT

# All 165x sites are supported by the incumbent Wi-Fi service provider, who provide a Wi-Fi helpdesk for CHP to log incident tickets. CHP staff can log incident tickets with the incumbent Wi-Fi service provider’s Wi-Fi helpdesk via email or a central number. The service hours for the Wi-Fi helpdesk are Mon-Fri, 8am-6pm.

# The 2 schematics below show the monthly incident management ticket volumes for the past 14 months. They are relatively static. There were an unusual high number of lower priority tickets raised in July 2022 and October 2022. The high-ticket volumes in July 2022 were a one-off event which was caused by the excessive summer heat periods (experienced in July 2022).

# The high-ticket volumes in October 2022 were an unusual event in which the proactive monitoring system auto generated a number of lower priority tickets and subsequently closed them off with no action required.

# The incident tickets raised are mostly P1’s or P3’s, with a very small number of P2’s and P4’s.  Moving forward, CHP wish to continue with this trend of low incident management monthly ticket volumes being raised. Over the next 5years CHP would therefore expect in the region of 20 to 50 incident management tickets being raised each month.

  - SLA INCIDENT TARGETS

# The SLA incident targets are shown below. The service availability is usually over 99% per month;

# The service response times for incident resolution are described in the schematic below;

  - MONTHLY WI-FI SESSIONS STATS

# The total number of CHP WI-FI sessions across the 165x sites average has risen from 53k sessions per month (in June 2022) to nearly 67k sessions (in November 2022).

# The high-level chart below shows 6x months of CHP WI-FI sessions stats from June 2022 to November 2022.

- CHP WI-FI MARKET ENGAGEMENT SESSION

  - CHP held a Market Engagement session for its Wi-fi Services on 31st January 2023 and was attended by several suppliers on RM3808 Network Services 2 with a number of questions regarding CHP’s Wi-Fi service asked (by the suppliers) during this session.

# Annex 2 Solutions description – information only

# PROJECT OVERVIEW

# The purpose of this document is to describe a summary of the initial requirements to provide telephony voice solution for the 10x CHP sites in Birmingham.

# The current CHP voice will be migrated to CHP’s incumbent Wi-Fi Provider’s Voice Cloud solution.

# CHP to provide all LINE(s) information in order to submit the number porting, like:

# Current Service Provider

# Account Name

# Service Type (e.g., Single Line, PBX system, Feature Line, DDI, ISDN line etc.):

# Single or Multi-line installation

# Are there any products associated with your current service? (e.g., Broadband, Redcare, etc.)

# Main Billing Number

# Associated Numbers

# Desired porting date

# SOLUTION OVERVIEW

# The solution essentially consists of the following components:

# Site summary

# The initial scope includes 10x sites as follows with 65 IP handsets in total (Siemens OpenStage 15);

| Site Name | Site Type | Approx. Users | Address |
| --- | --- | --- | --- |
| Attwood Green Health Centre (Colston) |  | 13 |  |
| Finch Road Primary Care Centre |  | 4 |  |
| Greenridge Primary Care Centre |  | 3 |  |
| Hodge Hill Primary Care Centre |  | 2 |  |
| Richmond Primary Care Centre |  | 6 |  |
| Sparkbrook Primary Care Centre |  | 6 |  |
| Sparkhill Primary Care Centre |  | 6 |  |
| Stockland Green Primary Care Centre |  | 11 |  |
| Summerfield Primary Care Centre |  | 2 |  |
| Washwood Heath Primary Care and Wellbeing Centre |  | 12 |  |

|  |  | CHP Guest |  |  |  |  |  |  | NHS Public |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Region | Site | Band | APs | Registrations | Unique Devices | Sessions | Data Usage (GB) | Usage Time (Min) | Band | APs | Registrations | Unique Devices | Sessions | Data Usage (GB) | Usage Time (Min) |
| North (West) | Accrington Acorn Primary Care Centre | B | 5 | 0 | 3 | 11 | 3.01 | 6620 | B | 5 | 118 | 171 | 305 | 25.58 | 181230 |
| North (West) | Accrington Pals Primary Health Care Centre | C | 6 | 7 | 11 | 24 | 4.89 | 10418 | C | 6 | 99 | 145 | 264 | 46.73 | 179555 |
| North (West) | Ainsdale Centre For Health and Wellbeing | C | 4 | 1 | 8 | 17 | 4.07 | 8230 | C | 4 | 10 | 23 | 49 | 9.56 | 35455 |
| London | Akerman Health Centre | D | 14 | 5 | 7 | 15 | 7.62 | 6986 | D | 14 | 86 | 136 | 249 | 41.73 | 153100 |
| London | Alexandra Avenue Health & Social Care Centre | C | 7 | 2 | 2 | 5 | 2.32 | 2991 | C | 7 | 149 | 211 | 403 | 66.03 | 274337 |
| North (West) | Alkrington Health Centre | B | 4 | 0 | 3 | 5 | 5.62 | 3819 | B | 4 | 13 | 22 | 47 | 10.75 | 32785 |
| Midlands | Alton Primary Care Centre | N/A | N/A | N/A | N/A | N/A | N/A | N/A | A | 2 | 9 | 12 | 35 | 3.49 | 25979 |
| North (West) | Ancoats Primary Care Centre | A | 2 | 7 | 18 | 58 | 67.26 | 43747 | B | 5 | 182 | 273 | 504 | 100.55 | 320773 |
| Midlands | Ashfield Health Village | B | 5 | 0 | 1 | 2 | 0.01 | 1007 | C | 6 | 19 | 36 | 100 | 22.8 | 74144 |
| Midlands | Attwood Green Health Centre (Colston) | C | 6 | 41 | 55 | 193 | 142.79 | 136522 | C | 10 | 124 | 198 | 305 | 40.24 | 188981 |
| Midlands | Audley Health Centre | C | 10 | 12 | 20 | 108 | 12.18 | 78264 | B | 4 | 67 | 103 | 175 | 12.63 | 104877 |
| North (West) | Bacup Primary Health Care Centre | B | 4 | 1 | 2 | 2 | 0.66 | 1298 | A | 2 | 0 | 0 | 0 | 0 | 0 |
| Midlands | Balderton Primary Care Centre | A | 2 | 17 | 6 | 24 | 3.76 | 6977 | B | 3 | 14 | 23 | 34 | 3.69 | 20078 |
| North (West) | Bath Street Health and Wellbeing Centre | B | 3 | 11 | 37 | 184 | 92.05 | 138004 | C | 7 | 552 | 712 | 1091 | 204.74 | 677835 |
| Midlands | Belgrave Health Centre | C | 7 | 3 | 12 | 59 | 38.17 | 38917 | D | 11 | 159 | 280 | 602 | 100.04 | 373999 |
| Midlands | Biddulph Primary Care Centre | D | 11 | 8 | 13 | 28 | 8.86 | 15826 | B | 5 | 16 | 30 | 72 | 9.18 | 57028 |
| Midlands | Birmingham Road Health Centre | N/A | N/A | N/A | N/A | N/A | N/A | N/A | B | 5 | 63 | 81 | 105 | 9.94 | 55381 |
| North (West) | Blue Bell Lane Primary Care Centre | A | 2 | 5 | 21 | 56 | 23.07 | 37174 | A | 2 | 56 | 112 | 216 | 29.74 | 136346 |
| North (West) | Breeze Hill Neighbourhood Health Centre | C | 7 | 0 | 7 | 14 | 6.78 | 10854 | C | 7 | 104 | 158 | 262 | 60.92 | 172410 |
| North (West) | Breightmet Health Centre and Library | C | 10 | 10 | 12 | 25 | 5.35 | 13355 | C | 10 | 240 | 328 | 649 | 95.6 | 418219 |
| North (West) | Briercliffe Road Medical Centre | B | 3 | 0 | 1 | 1 | 0 | 488 | B | 3 | 19 | 27 | 57 | 4.72 | 54605 |
| Midlands | Brierley Hill Health and Social Care Centre | B | 3 | 110 | 126 | 379 | 126.36 | 234630 | B | 3 | 772 | 1048 | 1898 | 303.31 | 1238025 |
| North (West) | Brownley Green Medical Centre | E | 16 | 2 | 9 | 42 | 32.19 | 36974 | E | 16 | 93 | 139 | 238 | 41.4 | 170999 |
| Midlands | Bull Farm Primary Care Centre | C | 6 | 1 | 3 | 3 | 1.09 | 2084 | C | 6 | 15 | 28 | 78 | 14.38 | 55605 |
| North (East) | Canalside Health Care Centre | B | 3 | 8 | 12 | 31 | 8.24 | 48833 | B | 3 | 46 | 74 | 111 | 19.24 | 68532 |
| Midlands | Canvey Primary Care Centre | C | 7 | 33 | 16 | 76 | 54.96 | 48693 | C | 7 | 53 | 97 | 183 | 68.24 | 156681 |
| North (West) | Cheetham Hill Primary Care Centre | D | 11 | 0 | 3 | 13 | 5.29 | 8770 | D | 11 | 65 | 108 | 164 | 22.59 | 92150 |
| London | Child and Family Health Centre | A | 2 | 0 | 1 | 3 | 0.08 | 1603 | A | 2 | 56 | 68 | 106 | 32.57 | 68717 |
| Midlands | City of Coventry Health Centre | C | 6 | 74 | 87 | 409 | 327.86 | 293420 | C | 6 | 2028 | 2677 | 3871 | 654.22 | 2402736 |
| Midlands | Clifton Cornerstone | D | 15 | 0 | 3 | 3 | 3.13 | 2113 | D | 15 | 85 | 149 | 335 | 105.81 | 224102 |
| Midlands | Cobridge Primary Care Centre | E | 17 | 15 | 21 | 82 | 35.19 | 56599 | E | 17 | 173 | 257 | 371 | 36.76 | 212365 |
| London | Comely Bank Clinic | C | 10 | 13 | 25 | 51 | 19.51 | 27507 | C | 10 | 145 | 211 | 305 | 37.86 | 185896 |
| North (West) | Croft Shifa Centre | C | 9 | 13 | 27 | 140 | 116.12 | 108438 | C | 9 | 90 | 141 | 216 | 15.33 | 122019 |
| North (West) | Darwen Health Centre | C | 6 | 6 | 7 | 30 | 7.47 | 17624 | C | 6 | 2 | 5 | 22 | 0.4 | 12107 |
| London | Eltham Community Hospital | D | 13 | 11 | 30 | 104 | 56.17 | 72026 | D | 13 | 137 | 225 | 422 | 75.35 | 302630 |
| Midlands | Enhanced Services Centre | C | 7 | 8 | 6 | 8 | 0.16 | 611 | C | 7 | 92 | 127 | 168 | 21.84 | 108643 |
| London | Evergreen Primary Care Centre | B | 3 | 1 | 4 | 10 | 11.09 | 37689 | B | 3 | 228 | 350 | 538 | 60.61 | 304200 |
| North (West) | Everton Road Health Centre | B | 4 | 0 | 2 | 9 | 3.15 | 6962 | B | 4 | 68 | 115 | 282 | 34.55 | 173562 |
| South | Fareham Community Hospital | B | 4 | 0 | 12 | 119 | 189.84 | 0 | C | 6 | 524 | 823 | 1311 | 98.58 | 305408 |
| Midlands | Fenton Health Centre | C | 6 | 9 | 19 | 47 | 10.95 | 26800 | B | 5 | 44 | 71 | 131 | 12.67 | 84877 |
| Midlands | Finch Road Primary Care Centre | C | 6 | 10 | 28 | 133 | 78.92 | 102428 | E | 19 | 85 | 150 | 309 | 68.55 | 192688 |
| London | Finchley Memorial Hospital | C | 6 | 12 | 25 | 140 | 136.01 | 144816 | B | 5 | 3172 | 3656 | 4854 | 1009.32 | 2991284 |
| North (West) | Fiveways Health Centre | E | 19 | 0 | 8 | 14 | 2.21 | 8997 | B | 5 | 120 | 182 | 457 | 57.32 | 279856 |
| London | Forest Road Health Centre | D | 11 | 2 | 11 | 38 | 27.09 | 32525 | D | 11 | 144 | 251 | 415 | 60.24 | 260788 |
| North (East) | Foxhill Medical Centre | A | 2 | 0 | 2 | 2 | 0.48 | 1247 | A | 2 | 14 | 27 | 39 | 5.15 | 23512 |
| London | Garland Road Health Centre | B | 4 | 1 | 4 | 4 | 0.12 | 1173 | B | 4 | 54 | 80 | 185 | 16.14 | 119513 |
| North (West) | Garswood Health Centre | B | 4 | 0 | 0 | 0 | 0 | 0 | C | 6 | 0 | 0 | 0 | 0 | 0 |
| Midlands | Glebefields Health Centre | B | 4 | 1 | 13 | 52 | 19.63 | 34186 | C | 6 | 186 | 261 | 503 | 122.02 | 337325 |
| North (West) | Glodwick Primary Care Centre | D | 11 | 5 | 19 | 49 | 27.74 | 35193 | D | 11 | 134 | 268 | 480 | 89.77 | 303239 |
| London | Gracefield Gardens Health and Social Care Centre | C | 10 | 5 | 6 | 17 | 9.88 | 7802 | C | 10 | 231 | 308 | 495 | 111.52 | 317406 |
| London | Grand Union Village | B | 4 | 7 | 11 | 63 | 16.51 | 42350 | B | 4 | 128 | 193 | 324 | 58.31 | 195777 |
| London | Green Wrythe Lane Clinic | A | 1 | 0 | 1 | 1 | 4.82 | 924 | A | 1 | 18 | 29 | 95 | 17 | 75087 |
| Midlands | Greenridge Health Centre | B | 3 | 41 | 64 | 194 | 85.92 | 134171 | C | 9 | 11 | 23 | 51 | 7.63 | 41756 |
| London | Hainault Health Centre | B | 3 | 8 | 10 | 21 | 13.62 | 9213 | C | 9 | 81 | 120 | 208 | 21.9 | 130914 |
| South | Hampton House Health Centre | C | 7 | 1 | 2 | 2 | 0.58 | 1171 | B | 4 | 103 | 138 | 240 | 23.56 | 141550 |
| Midlands | Harworth Primary Care Centre | B | 4 | 8 | 30 | 142 | 33.85 | 93253 | C | 7 | 86 | 107 | 146 | 11.14 | 80351 |
| London | Heart of Hounslow Health Centre | B | 4 | 1 | 2 | 4 | 0.16 | 1815 | C | 9 | 400 | 598 | 907 | 123 | 536956 |
| North (West) | Higher Openshaw Primary Care Centre | D | 11 | 2 | 2 | 3 | 0.13 | 30 | C | 9 | 90 | 134 | 240 | 48.28 | 160525 |
| North (East) | Hillside Bridge Health Care Centre | B | 5 | 4 | 8 | 19 | 4.67 | 11143 | B | 4 | 31 | 63 | 174 | 41.2 | 104492 |
| London | Hornsey Neighbourhood Health Centre | A | 2 | 4 | 10 | 37 | 7.36 | 23089 | D | 11 | 219 | 330 | 615 | 122.13 | 429524 |
| North (East) | Jordanthorpe Health Centre | B | 4 | 2 | 7 | 45 | 54.44 | 34149 | B | 5 | 8 | 12 | 15 | 0.54 | 8338 |
| London | Jubilee Gardens Primary Care Centre | B | 4 | 1 | 8 | 36 | 12.5 | 26879 | A | 2 | 170 | 227 | 312 | 35.39 | 176428 |
| North (West) | Kensington Neighbourhood Health Centre | B | 4 | 0 | 5 | 13 | 2.57 | 12103 | B | 4 | 96 | 126 | 180 | 22.22 | 108213 |
| London | Kentish Town Health Centre | C | 6 | 7 | 8 | 16 | 17.2 | 7440 | B | 4 | 171 | 212 | 294 | 27.58 | 167231 |
| Midlands | Keyworth Primary Care Center | A | 1 | 4 | 8 | 12 | 0.85 | 4565 | B | 4 | 37 | 48 | 64 | 6.17 | 36725 |
| London | Lakeside Health Centre | C | 8 | 0 | 1 | 2 | 0.01 | 1088 | C | 6 | 3 | 5 | 15 | 3.28 | 10850 |
| North (East) | Lawson Street Health Centre | C | 8 | 2 | 11 | 70 | 18.35 | 52921 | A | 1 | 97 | 136 | 241 | 26.92 | 149370 |
| North (West) | Litherland Town Hall Health Centre | B | 3 | 2 | 7 | 41 | 21.87 | 28016 | C | 6 | 94 | 133 | 227 | 52.34 | 159745 |
| Midlands | Longford Primary Care Centre | C | 6 | 9 | 11 | 12 | 0.7 | 2146 | C | 6 | 77 | 119 | 195 | 15.17 | 117953 |
| North (West) | Longview Health Centre | A | 2 | 0 | 8 | 49 | 49.94 | 38307 | B | 3 | 33 | 42 | 57 | 3.21 | 30745 |
| London | Lordship Lane Health Centre | C | 7 | 0 | 1 | 3 | 1.19 | 1325 | C | 6 | 69 | 117 | 185 | 16.79 | 109954 |
| North (West) | Lowe House Primary Care Resource Centre | C | 7 | 3 | 7 | 12 | 2.66 | 6380 | A | 2 | 107 | 196 | 443 | 66.64 | 300353 |
| North (West) | Manor Farm Primary Care Resource Centre | C | 9 | 4 | 7 | 9 | 8.31 | 3457 | C | 7 | 140 | 201 | 390 | 49.56 | 260928 |
| Midlands | Mary Potter Integrated Joint Access Centre | C | 6 | 0 | 1 | 3 | 6.65 | 3419 | C | 7 | 192 | 279 | 512 | 49.4 | 315431 |
| Midlands | Meir Primary Care Centre | C | 7 | 3 | 7 | 33 | 4.63 | 17781 | C | 9 | 122 | 174 | 279 | 39.06 | 174585 |
| North (West) | Mere Lane Neighbourhood Health Centre | D | 12 | 0 | 3 | 7 | 5.97 | 5487 | C | 6 | 31 | 49 | 76 | 7.48 | 45650 |
| Midlands | Merlyn Vaz Joint Services Centre | D | 12 | 32 | 43 | 174 | 59.25 | 110342 | C | 7 | 228 | 334 | 594 | 113.31 | 556148 |
| Midlands | Middleport Medical Centre | B | 5 | 2 | 2 | 4 | 0.22 | 1726 | B | 3 | 17 | 29 | 35 | 3.11 | 19665 |
| Midlands | Milehouse Primary care Centre | B | 5 | 14 | 19 | 31 | 8.71 | 14777 | B | 3 | 64 | 101 | 210 | 27.4 | 154974 |
| North (West) | Moorside Medical Centre | A | 2 | 1 | 7 | 32 | 16.58 | 25695 | C | 6 | 20 | 41 | 97 | 14.33 | 65004 |
| London | Nelson Health Centre | A | 2 | 12 | 20 | 116 | 114.16 | 83526 | C | 6 | 285 | 322 | 427 | 59.35 | 273128 |
| London | Newby Place Health and Wellbeing Centre | C | 9 | 14 | 11 | 42 | 11.8 | 21241 | C | 7 | 55 | 79 | 131 | 19.27 | 71184 |
| North (West) | Newton Community Hospital | C | 9 | 9 | 31 | 96 | 30.37 | 61993 | C | 7 | 156 | 273 | 713 | 142.58 | 471257 |
| North (East) | Norfolk Park Medical Centre | C | 7 | 0 | 5 | 10 | 21.56 | 7067 | A | 2 | 29 | 46 | 105 | 7.74 | 59053 |
| North (West) | North Huyton Primary Care Resource Centre | C | 7 | 6 | 28 | 70 | 27.76 | 47294 | A | 2 | 46 | 71 | 99 | 9.85 | 58927 |
| Midlands | North Road Health Centre | C | 7 | 6 | 14 | 33 | 20.97 | 17897 | C | 7 | 95 | 138 | 291 | 33.96 | 210712 |
| North (West) | Nye Bevan House | C | 8 | 14 | 36 | 107 | 32.97 | 64975 | C | 8 | 190 | 313 | 538 | 76.75 | 315107 |
| South | Oak Park Community Clinic | C | 7 | 4 | 24 | 95 | 48.96 | 72527 | C | 7 | 87 | 137 | 254 | 42.97 | 176743 |
| Midlands | Oldbury Health Centre | C | 8 | 4 | 24 | 68 | 42.8 | 48354 | C | 8 | 176 | 249 | 371 | 37.69 | 211631 |
| North (West) | Oldham Integrated Care Centre | D | 13 | 32 | 61 | 240 | 102.52 | 201295 | D | 13 | 1118 | 1538 | 2350 | 308.45 | 1403172 |
| North (East) | One Life Hartlepool Medical Centre | D | 11 | 11 | 28 | 114 | 57.13 | 74904 | D | 11 | 82 | 130 | 238 | 22.92 | 147454 |
| North (West) | Orford Parc PCRC | C | 6 | 3 | 11 | 32 | 22.24 | 23069 | C | 6 | 140 | 228 | 436 | 48.31 | 258171 |
| Midlands | Park House Health and Social Care Centre | D | 11 | 7 | 18 | 53 | 15.99 | 33694 | D | 11 | 78 | 119 | 221 | 33.48 | 145064 |
| North (West) | Partington Health Centre | A | 2 | 1 | 1 | 1 | 0.02 | 15 | A | 2 | 75 | 101 | 184 | 19.32 | 104646 |
| North (West) | Pemberton Health Centre | B | 4 | 0 | 3 | 12 | 13.01 | 11521 | B | 4 | 58 | 84 | 156 | 37.06 | 105417 |
| North (West) | Phoenix Centre | C | 7 | 39 | 61 | 158 | 48.11 | 85982 | C | 7 | 114 | 150 | 271 | 45.46 | 164017 |
| North (West) | Picton Neighbourhood Health and Childrens Centre | C | 10 | 0 | 1 | 2 | 0.83 | 877 | C | 10 | 88 | 142 | 221 | 25.11 | 124696 |
| North (West) | Princes Park Health Centre | B | 4 | 2 | 5 | 13 | 12.05 | 7434 | B | 4 | 39 | 79 | 120 | 82.94 | 106669 |
| North (West) | Radcliffe Primary Care Centre | C | 7 | 2 | 8 | 26 | 6.19 | 18918 | C | 7 | 235 | 354 | 663 | 103.13 | 428379 |
| Midlands | Rainworth Primary Care Centre | B | 5 | 43 | 4 | 57 | 19.75 | 19078 | B | 5 | 12 | 26 | 66 | 6.68 | 40890 |
| North (East) | Retford Primary Care Centre | B | 5 | 5 | 16 | 57 | 12.57 | 38991 | B | 5 | 136 | 183 | 286 | 29.4 | 169544 |
| North (East) | Richardson Community Hospital | C | 8 | 0 | 2 | 13 | 1.61 | 7294 | C | 8 | 1 | 4 | 22 | 3.03 | 18061 |
| Midlands | Richmond Primary Care Centre | B | 5 | 10 | 28 | 76 | 10.53 | 45749 | B | 5 | 107 | 186 | 334 | 52.89 | 212248 |
| North (West) | Rossendale Health Centre | B | 5 | 7 | 19 | 98 | 31.42 | 66140 | B | 5 | 217 | 276 | 339 | 35.37 | 186510 |
| North (West) | Royton Health and Well Being Centre | C | 7 | 6 | 17 | 57 | 52.56 | 47097 | C | 7 | 87 | 161 | 290 | 33.77 | 184303 |
| North (East) | Seaham Primary Care Centre | E | 21 | 10 | 21 | 86 | 115.7 | 69306 | E | 21 | 55 | 89 | 166 | 22.93 | 111398 |
| Midlands | Shelton Primary Care Centre | C | 6 | 11 | 20 | 74 | 50.28 | 48680 | C | 6 | 104 | 193 | 332 | 36.1 | 194660 |
| South | Shirehampton Health Centre | C | 6 | 8 | 11 | 60 | 14.01 | 46123 | C | 6 | 80 | 120 | 241 | 34.3 | 153981 |
| North (West) | South Liverpool Treatment Centre | C | 10 | 7 | 23 | 59 | 19.26 | 35590 | C | 10 | 289 | 394 | 589 | 61.15 | 359540 |
| North (West) | Southport Centre for Health and Wellbeing | C | 8 | 0 | 4 | 14 | 3.45 | 6990 | C | 8 | 23 | 43 | 80 | 21.03 | 69454 |
| London | Southwark Child Development Centre | C | 8 | 2 | 11 | 29 | 21.48 | 45599 | C | 8 | 120 | 154 | 233 | 28.27 | 148895 |
| Midlands | Sparkbrook Primary Care Centre | B | 4 | 2 | 20 | 36 | 16.55 | 42406 | B | 4 | 29 | 46 | 57 | 4.26 | 31639 |
| Midlands | Sparkhill Primary Care Centre | C | 6 | 2 | 10 | 52 | 26.72 | 39938 | C | 6 | 86 | 153 | 300 | 73.79 | 193859 |
| North (West) | Speke Neighbourhood Health Centre | C | 6 | 3 | 12 | 22 | 20.26 | 68840 | C | 6 | 45 | 79 | 184 | 39.84 | 128245 |
| North (West) | St Chads Centre | D | 11 | 391 | 508 | 704 | 163.49 | 433572 | D | 11 | 391 | 508 | 704 | 163.49 | 433572 |
| London | St Johns Therapy Centre | A | 2 | 21 | 37 | 84 | 50.6 | 46233 | A | 2 | 117 | 179 | 319 | 61.53 | 179475 |
| Midlands | St Peters Health Centre | C | 8 | 4 | 10 | 17 | 1.19 | 5093 | C | 8 | 94 | 138 | 222 | 28.92 | 131697 |
| North (West) | St Peter's Health Centre | C | 6 | 5 | 20 | 77 | 21.31 | 51049 | C | 6 | 152 | 208 | 370 | 39.72 | 230653 |
| Midlands | Stapleford Care Centre | D | 14 | 13 | 24 | 86 | 56.51 | 53374 | D | 14 | 124 | 187 | 352 | 45.69 | 213096 |
| Midlands | Stockland Green Primary Care Centre | C | 10 | 19 | 48 | 216 | 129.79 | 152169 | C | 10 | 166 | 247 | 453 | 87.55 | 295497 |
| Midlands | Stourbridge Health and Social Care Centre | C | 10 | 21 | 41 | 212 | 115.25 | 177990 | C | 10 | 136 | 270 | 795 | 135.19 | 568757 |
| London | Sudbury Primary Care Centre | C | 6 | 5 | 7 | 13 | 4.16 | 6176 | C | 6 | 47 | 71 | 113 | 11.49 | 68767 |
| Midlands | Summerfield Primary Care Centre | B | 5 | 11 | 32 | 186 | 175.53 | 177657 | B | 5 | 569 | 775 | 1134 | 287.08 | 710716 |
| London | Thames View Health Centre | B | 5 | 7 | 3 | 7 | 3.77 | 3579 | B | 5 | 120 | 73 | 174 | 87.74 | 159521 |
| London | The Barkantine Centre | A | 2 | 0 | 1 | 2 | 3.74 | 2776 | A | 2 | 127 | 191 | 281 | 30.99 | 170234 |
| London | The Boleyn Medical Centre | A | 1 | 0 | 0 | 0 | 0 | 0 | A | 1 | 7 | 15 | 88 | 45.4 | 95141 |
| London | The Centre Manor Park | B | 4 | 0 | 1 | 1 | 0.74 | 635 | B | 4 | 90 | 143 | 261 | 34.07 | 159061 |
| North (East) | The Denaby Springwell Centre | A | 2 | 1 | 2 | 2 | 0.16 | 705 | A | 2 | 17 | 26 | 35 | 2.75 | 17954 |
| Midlands | The Dove Primary Care Centre | B | 3 | 4 | 8 | 17 | 11.61 | 10094 | B | 3 | 23 | 43 | 138 | 19.29 | 92934 |
| North (West) | The Energise Centre | B | 4 | 12 | 31 | 114 | 40.56 | 71989 | B | 4 | 29 | 49 | 88 | 15.93 | 61153 |
| North (East) | The Flowers Health Centre | A | 1 | 0 | 2 | 6 | 1.29 | 2869 | A | 1 | 5 | 9 | 14 | 0.51 | 8458 |
| North (East) | The Flying Scotsman Centre | C | 7 | 3 | 6 | 40 | 309.16 | 58340 | C | 7 | 65 | 85 | 117 | 35.57 | 71068 |
| North (West) | The Forum Health Centre | B | 4 | 0 | 6 | 22 | 12.13 | 14808 | B | 4 | 132 | 194 | 334 | 81.46 | 222687 |
| North (West) | The Halewood Centre | C | 9 | 19 | 18 | 40 | 63.68 | 24797 | C | 9 | 68 | 112 | 171 | 21.83 | 104843 |
| North (East) | The Heathfield Centre | B | 5 | 10 | 14 | 84 | 47.32 | 64509 | B | 5 | 55 | 105 | 276 | 47.07 | 200660 |
| North (East) | The Martinwells Centre | C | 6 | 2 | 6 | 11 | 4.17 | 8294 | C | 6 | 105 | 162 | 277 | 24.26 | 181641 |
| North (East) | The Orchard Centre | A | 2 | 0 | 2 | 11 | 1.37 | 8460 | A | 2 | 29 | 56 | 129 | 9.15 | 84938 |
| North (East) | The Sandringham Centre | B | 5 | 1 | 5 | 5 | 0.5 | 1634 | B | 5 | 35 | 59 | 120 | 10.61 | 79565 |
| North (East) | The Stone Castle Centre | C | 7 | 2 | 8 | 18 | 22.49 | 13839 | C | 7 | 42 | 66 | 122 | 13.29 | 74049 |
| North (West) | The Vallance Centre | B | 5 | 2 | 7 | 51 | 49.7 | 41460 | B | 5 | 115 | 157 | 189 | 14.46 | 101013 |
| North (East) | The Vermuyden Centre | C | 6 | 8 | 20 | 51 | 20.51 | 34135 | C | 6 | 56 | 90 | 153 | 18.57 | 109703 |
| North (East) | The White Wings Centre | C | 6 | 1 | 6 | 8 | 1.95 | 5134 | C | 6 | 28 | 52 | 97 | 10.13 | 56608 |
| North (West) | The Willow Tree | B | 4 | 4 | 12 | 23 | 9.3 | 12286 | B | 4 | 90 | 141 | 307 | 55.81 | 199596 |
| Midlands | Thetford Community Healthy Living Centre | C | 10 | 22 | 15 | 45 | 6.76 | 17210 | C | 10 | 104 | 153 | 283 | 107.88 | 192297 |
| North (West) | Tower Hill Primary Care and Community Resource Centre | C | 7 | 5 | 22 | 55 | 28.24 | 37379 | C | 7 | 80 | 137 | 202 | 19.44 | 120886 |
| North (West) | Townsend Lane Neighbourhood Health Centre | C | 6 | 1 | 9 | 26 | 8.97 | 17841 | C | 6 | 51 | 95 | 140 | 22.02 | 83708 |
| North (East) | Undercliffe Health Care Centre | B | 5 | 1 | 3 | 21 | 9.32 | 18062 | B | 5 | 42 | 53 | 66 | 5.78 | 38963 |
| London | Vale Drive Clinic | B | 3 | 3 | 4 | 7 | 2.88 | 3308 | B | 3 | 181 | 295 | 527 | 72.88 | 332387 |
| Midlands | Valkyrie Health Centre | C | 7 | 11 | 22 | 88 | 34.53 | 57924 | C | 7 | 145 | 218 | 360 | 57.35 | 234751 |
| London | Vicarage Lane Health Centre | B | 5 | 21 | 70 | 420 | 431.14 | 335965 | B | 5 | 149 | 250 | 591 | 159.09 | 415233 |
| Midlands | Warsop Primary Care Centre | C | 7 | 0 | 10 | 10 | 4.17 | 7048 | C | 7 | 16 | 40 | 107 | 24.07 | 87115 |
| Midlands | Washwood Heath Primary Care and Wellbeing Centre | D | 13 | 9 | 18 | 90 | 65.04 | 107549 | D | 13 | 169 | 283 | 455 | 64.67 | 312577 |
| Midlands | West Heath Primary Care Centre | B | 5 | 0 | 1 | 1 | 3.55 | 2324 | B | 5 | 1 | 3 | 3 | 0.12 | 1645 |
| North (East) | Westbourne Green Community Health Care | C | 8 | 7 | 22 | 137 | 138.29 | 111652 | C | 8 | 102 | 166 | 401 | 137.64 | 287558 |
| Midlands | Westcotes Health Centre | C | 7 | 10 | 22 | 81 | 25.94 | 53205 | C | 7 | 122 | 172 | 391 | 67.86 | 249988 |
| North (West) | Whiston Health Care Resource Centre | C | 10 | 5 | 19 | 43 | 22.77 | 25367 | C | 10 | 55 | 121 | 293 | 51.3 | 216440 |
| South | Whitchurch Health Centre | B | 4 | 7 | 18 | 136 | 28.65 | 107985 | B | 4 | 108 | 161 | 321 | 32.65 | 207966 |
| Midlands | Whiteheath Health Centre | B | 4 | 2 | 7 | 38 | 30.65 | 28356 | B | 4 | 31 | 56 | 151 | 21.9 | 109846 |
| London | Whitton Corner Health & Social Care Centre | C | 6 | 14 | 8 | 17 | 0.58 | 2054 | C | 6 | 81 | 130 | 219 | 26.13 | 144990 |
| North (West) | Widnes Health Care Resource Centre | C | 9 | 23 | 27 | 91 | 26.36 | 57637 | C | 9 | 222 | 316 | 429 | 96.56 | 277367 |
| London | Wood Street Health Centre | B | 3 | 0 | 1 | 1 | 0.02 | 492 | B | 3 | 186 | 269 | 410 | 34.56 | 240091 |
| Midlands | Woodgate Valley Primary Care Centre | B | 5 | 10 | 15 | 19 | 7.59 | 6445 | B | 5 | 21 | 32 | 85 | 14.75 | 67161 |
| North (East) | Wynyard Road Primary Care Centre | B | 4 | 0 | 1 | 1 | 0.04 | 555 | B | 4 | 9 | 20 | 30 | 5.83 | 19218 |
| North (West) | Yarnspinners Primary Health Care Centre | C | 7 | 26 | 38 | 129 | 37.21 | 75914 | C | 7 | 254 | 345 | 665 | 101.96 | 425186 |
| Midlands | Yew Tree Healthy Living Centre | C | 8 | 9 | 21 | 53 | 43.43 | 117318 | C | 8 | 56 | 82 | 151 | 19.21 | 92792 |