Schedule 13 - Progress Meeting and Reporting Governance

| CAA Technical Support Quarterly Progress Meeting Terms of Reference |  |  |
| --- | --- | --- |
| Purpose and scope of Authority | Review delivery and performance of the CAA Support Contract, managing project risks & opportunities, resolving issues and encouraging continuous improvement. |  |
| Frequency | Quarterly, alternating between the Contractor’s premises and DE&S Abbey Wood and RAF Waddington (or virtually, as necessary, in order to comply with any Government travel/meeting/distancing requirements). |  |
| Chair | SACC Project Manager |  |
| Core Membership | SACC DT Project Manager Engineer Commercial Manager ILS Manager | Contractor Team Policy Lead CNS and Spectrum Policy Specialist - Communications and Navigation Frequency Management Specialist |
| Additional Attendees | Stakeholders (such as Safety, Finance, Project Controls, GFA) where considered necessary to address dependencies/issues. Suitably briefed individuals deputising for the above core members where they are unable to attend. |  |
| Outputs | The CAA Support Contract Quarterly Progress Meeting will report on, but not be limited to, the following topics: - Quarterly Progress Report - Milestone status - Project Risks, Issues and Opportunities - Key Performance Indicators (KPI’s) - Safety, Environment and Security - Spend against Payment Plan - Quality Assurance - T&S Claims |  |
| Agenda and Scope of Reviews | - Review CAA Support Contract Service Delivery and Performance - Schedule and Milestone Review - Payment Plan - Obligations Matrix Review - Change Control including Tasking - Review Risk Register - Refer risks, issues or disputes as appropriate - Quality Assurance - International Travel & T&S Claim - Cyber Implementation Plan (CIP) Review |  |