HM Revenue & Customs

100 Parliament Street

Westminster

London SW1A 2BQ

and

Netcompany UK Limited

7th Floor

33 King William St

City of London

London EC4R 9AT2b

AGREEMENT relating to the Supply of ERMIS software and related implementation and maintenance services for New Computerised Transit System

Commercial Directorate Ref: SR2207606236

TABLE OF CONTENTS

- FORM OF AGREEMENT

- TERMS AND CONDITIONS

- WARRANTIES

- TERM

  - SCHEDULE 1.1	SERVICES DESCRIPTION

  - SCHEDULE 1.2 	PRICING

  - SCHEDULE 1.3 	IMPLEMENTATION PLAN

  - SCHEDULE 1.4 	TESTING PROCEDURES

  - SCHEDULE 2 SERVICE LEVELS AND KPIS

    - INTRODUCTION

    - SERVICE HOURS

    - INCIDENT MANAGEMENT

      - PRIORITY DEFINITIONS AND SERVICE LEVEL MEASURES

      - INCIDENT MANAGEMENT RESOLUTION TIMES ENHANCED LEVEL THRESHOLDS

      - INCIDENT MANAGEMENT RESPONSE SLAS

      - INCIDENT MANAGEMENT RESPONSE UPDATES

    - PROBLEM MANAGEMENT

      - PROBLEM DEFINITION OF PRIORITIES

      - PROBLEM PROCESS DEFINITION

      - NTCS ENHANCED SERVICE LEVELS - PROBLEM MANAGEMENT RESOLUTION

- CHANGE ENABLEMENT

  - NTCS   ENHANCED SERVICE LEVELS - CHANGE ENABLEMENT

- REPORTING AND GOVERNANCE

- SERVICE CREDIT CALCULATIONS

- SCHEDULE 3 CONTRACT MANAGEMENT PLAN AND MANAGEMENT INFORMATION

- SCHEDULE 4:	CHANGE CONTROL AND STATEMENTS OF WORK PROCEDURE

- ANNEX 3: 		STATEMENT OF WORK TEMPLATE

- SCHEDULE 5:	EXIT MANAGEMENT PLAN

- SCHEDULE 6:	SECURITY MANAGEMENT

- SCHEDULE 7:	DATA PROTECTION

- SCHEDULE 8:	BUSINESS CONTINUITY AND DISASTER RECOVERY

- SCHEDULE 9: 	SOCIAL VALUE COMMITMENT

# Form of Agreement

This Agreement is made between the Commissioners for His Majesty’s Revenue and Customs (the “Authority”) of 100 Parliament Street, Westminster, London, SW1A 2BQ and Netcompany UK Limited (the “Supplier”)] whose company number is 08568559 and whose main or registered office is at 7th Floor, 33 King William St, City of London, London EC4R 9AT.

This Agreement is effective from and including 03/11/2025 (“Effective Date”) and shall expire on 02/11/2027 (“Expiry Date”).

It is agreed that:

This Form of Agreement together with the Terms and Conditions and Schedules are the documents that form the Agreement.

The Agreement effected by the signing of this Form of Agreement constitutes the entire agreement between the Parties relating to the subject matter of the Agreement and supersedes all prior negotiations, representations or understandings whether written or oral.

Signed for and on behalf of:

|  | The Commissioners for HM Revenue & Customs: |  | Netcompany UK Limited |
| --- | --- | --- | --- |
| Signature: |  | Signature: |  |
| Name: |  | Name: |  |
| Capacity: |  | Capacity: |  |
| Date: |  | Date: |  |
| Address: | HMRC Commercial Directorate Floor 1 ¦ Trinity Bridge House ¦ 2 Dearmans Place ¦ Salford ¦ M3 5BS | Address: | 7th Floor 33 King William St City of London London EC4R 9AT2b |
| Telephone: |  | Telephone: |  |
| email: |  | email: |  |

- TERMS AND CONDITIONS

- Definitions

In this Agreement, unless otherwise provided or the context otherwise requires the following expressions shall have the meanings set out below:

| “Agreement” | the contract between (i) the Authority acting as part of the Crown and (ii) the Supplier; |
| --- | --- |
| “Authority” | has the meaning given in the Form of Agreement; |
| “Authority Data” | - the data, text, drawings, diagrams, images or sounds (together with any database made up of any of these) which are embodied in any electronic, magnetic, optical or tangible media, and which are: - supplied to the Supplier by or on behalf of the Authority; and/or - which the Supplier is required to generate, process, store or transmit pursuant to this Agreement; or - any Personal Data for which the Authority is the Controller, or any data derived from such Personal Data which has had any designatory data identifiers removed so that an individual cannot be identified. |
| “BPSS” | the HMG Baseline Personnel Security Standard staff vetting procedures, issued by the Cabinet Office Security Policy Division and Corporate Development Group; |
| “Central Government Body” | a body listed in one of the following sub-categories of the Central Government classification of the Public Sector Classification Guide, as published and amended from time to time by the Office for National Statistics: - Government Department; - Non-Departmental Public Body or Assembly Sponsored Public Body (advisory, executive, or tribunal); - Non-Ministerial Department; or - Executive Agency; |
| “Charges” | the charges for the Services as specified in Paragraph A5 of Schedule 1.2 (Pricing); |
| “Confidential Information” | all information, whether written or oral (however recorded), provided by the disclosing Party to the receiving Party and which (i) is known by the receiving Party to be confidential; (ii) is marked as or stated to be confidential; or (iii) ought reasonably to be considered by the receiving Party to be confidential; |
| “Default” | any breach of the obligations of the relevant Party (including abandonment of this Agreement in breach of its terms, repudiatory breach or breach of a fundamental term) or any other default, act, omission, negligence or statement: - in the case of the Authority, of its employees, servants, agents; or - in the case of the Supplier, of its sub-contractors or any Supplier Personnel, in connection with or in relation to the subject-matter of this Agreement and in respect of which such Party is liable to the other; |
| “Effective Date” | has the meaning given in the Form of Agreement; |
| “Expiry Date” | has the meaning given in the Form of Agreement; |
| “FOIA” | the Freedom of Information Act 2000; |
| “GDPR” “Heightened Support” | the General Data Protection Regulation (Regulation (EU) 2016/679); Full 24/7 365 support (fix-on-fail) for Live Service. This is to include major incident resolution / Service restoration / Potential MI resolution. Full 24/7 Incident Management (restoration of service) for NCTS releases post go-live for a period of twelve weeks. |
| “Information” | has the meaning given under section 84 of the FOIA; |
| “Intellectual Property Rights” | patents, inventions, trademarks, service marks, logos, design rights (whether registerable or otherwise), applications for any of the foregoing, copyright, database rights, domain names, trade or business names, moral rights and other similar rights or obligations whether registrable or not in any country (including but not limited to the United Kingdom) and the right to sue for passing off; |
| “Law” | any applicable Act of Parliament, subordinate legislation within the meaning of section 21(1) of the Interpretation Act 1978, exercise of the royal prerogative, enforceable community right within the meaning of section 2 of the European Communities Act 1972, regulatory policy, guidance or industry code, judgment of a relevant court of law, or directives or requirements of any regulatory body with which the Supplier is bound to comply; |
| “Losses” | losses, liabilities, damages, costs and expenses (including legal fees on a solicitor/client basis) and disbursements and costs of investigation, litigation, settlement, judgment interest and penalties whether arising in contract, tort (including negligence), breach of statutory duty or otherwise; |
| “Key Personnel” | any Supplier Personnel specified as such in Paragraph 4 (Contract Management Roles and Dispute Escalation Points) of Schedule 3 (Contract Management Plan and Management Information) or otherwise notified as such by the Authority to the Supplier in writing; |
| “Maintenance” | Provide support for the current production version of the ERMIS platform and associated National Adapters. This includes the delivery of fixes for defects identified through business-as-usual (BAU) operations, as well as the resolution of any security vulnerabilities discovered in either the ERMIS platform or its National Adapters. All such fixes shall be delivered via formally versioned releases of the ERMIS platform and/or National Adapters, as applicable. |
| “Occasion of Tax Non-Compliance” | - any Tax return of the Supplier and/or its subcontractor and/or any non-submission of a Tax return (whether deliberate or by omission) by the Supplier and/or its subcontractor to the Relevant Tax Authority on or after 1 October 2012 is found to be incorrect as a result of: - a Relevant Tax Authority successfully challenging the Supplier or relevant sub-contractor under the General Anti Abuse Rule or the Halifax Abuse Principle or TAAR or under any Tax rules or legislation in any jurisdiction that have an effect equivalent or similar to the General Anti Abuse Rule or the Halifax Abuse Principle or TAAR; - the failure of an avoidance scheme which the Supplier or relevant sub-contractor was involved in, and which was, or should have been, notified to a Relevant Tax Authority under the DOTAS or any equivalent or similar regime in any jurisdiction; and/or - the Tax affairs of the Supplier or any of its sub-contractors have given rise to a criminal conviction in any jurisdiction for Tax related offences within the last five (5) years which is not spent at the Effective Date or to a civil penalty for fraud or evasion within the last three (3) years; - For these purposes: - a return is "submitted" when it is first submitted to the Relevant Tax Authority and any subsequent amendments or re-submissions are to be ignored; and - a Relevant Tax Authority will not be deemed to have "successfully challenged" the Supplier or a sub-contractor until an appeal against such challenge is no longer possible. |
| “Party” | the Supplier or the Authority (as appropriate) and “Parties” shall mean both of them; |
| “Personal Data” | has the meaning given in the GDPR; |
| “Product” | ERMIS COTS (commercial off-the shelf) product with all the associated National Adapters customised for HMRC. |
| “Purchase Order Number” | the Authority’s unique number relating to the supply of the Services; |
| “Request for Information” | has the meaning set out in the FOIA or the Environmental Information Regulations 2004 as relevant (where the meaning set out for the term “request” shall apply); |
| “Relevant Tax Authority” “SC Clearance” | HMRC, or, if applicable, a tax authority in the jurisdiction in which the Supplier is established, resident or liable to any Tax. means ‘Security Check’ vetted resources, proofed to HMRC Security Team if requested by HMRC, to access and support NCTS live service. |
| “Services” | the services to be supplied by the Supplier to the Authority under the Agreement, including the provision of any Goods; |
| “Services Start Date” | the services start date set out in Paragraph A4 of Schedule 1.1 (Services Description); |
| “Specification” | the specification for the Services (including as to quantity, description and quality) as specified in Schedule 1.1 (Services Description); |
| “Supplier Personnel” | all directors, officers, employees, agents, consultants and contractors of the Supplier and/or of any sub-contractor of the Supplier engaged in the performance of the Supplier’s obligations under the Agreement; |
| “Supplier” | has the meaning given in the Form of Agreement; |
| “Tax” | means: - all forms of tax whether direct or indirect; - national insurance contributions in the United Kingdom and similar contributions or obligations in any other jurisdiction; - all statutory, governmental, state, federal, provincial, local government or municipal charges, duties, imports, contributions. levies or liabilities (other than in return for goods or services supplied or performed or to be performed) and withholdings; and - any penalty, fine, surcharge, interest, charges or costs relating to any of the above, in each case wherever chargeable and whether of the United Kingdom and any other jurisdiction; |
| “Term” | the period from the Effective Date to the Expiry Date as such period may be extended in accordance with Clause 5.2 or terminated in accordance with the terms and conditions of the Agreement; |
| “VAT” | value added tax in accordance with the provisions of the Value Added Tax Act 1994; and |
| “Working Day” | a day (other than a Saturday or Sunday) on which banks are open for business in the City of London. |

In these terms and conditions, unless the context otherwise requires:

references to numbered clauses are references to the relevant clause in these terms and conditions;

any obligation on any Party not to do or omit to do anything shall include an obligation not to allow that thing to be done or omitted to be done;

the headings to the clauses of these terms and conditions are for information only and do not affect the interpretation of the Agreement;

any reference to an enactment includes reference to that enactment as amended or replaced from time to time and to any subordinate legislation or byelaw made under that enactment; and

the word ‘including’ shall be understood as meaning ‘including without limitation’.

In the event of any conflict between the terms of Schedule 1.1 (Services Description) and any other term of this Agreement, the terms of Schedule 1.1 shall prevail.

- Supply of Services

In consideration of the Authority’s agreement to pay the Charges, the Supplier shall supply the Services to the Authority from the Services Start Date until the end of the Term subject to and in accordance with the terms and conditions of the Agreement.

In supplying the Services, the Supplier shall:

co-operate with the Authority in all matters relating to the Services and comply with all the Authority’s  reasonable written instructions;

perform the Services with all reasonable care, skill and diligence in accordance with good industry practice in the Supplier’s industry, profession or trade;

use Supplier Personnel who are suitably skilled and experienced to perform tasks assigned to them, and in sufficient number to ensure that the Supplier’s obligations are fulfilled in accordance with the Agreement;

ensure that the Services shall conform with all descriptions and specifications set out in the Specification;

comply with all applicable Laws; and

provide all equipment, tools and vehicles and other items as are required to provide the Services.

If the Authority informs the Supplier in writing that the Authority reasonably believes that any part of the Services does not meet the requirements of the Agreement or differs in any way from those requirements, and this is other than as a result of a Default by the Authority, the Supplier shall at its own expense re-schedule and carry out the Services in accordance with the requirements of the Agreement within such reasonable time as may be specified by the Authority and agreed by the Supplier acting reasonably.

- Supply of Goods

Where, as part of the Services, the Supplier is to sell goods or equipment (“Goods”) to the Authority:

the relevant Goods and their prices shall be as set out in Schedule 1.1 (Services Description);

the Supplier shall supply and, where relevant, install the Goods in accordance with the relevant specification;

the Supplier shall ensure that the Goods are free from material defects in design, materials and workmanship and remain so for twelve (12) months after delivery.

if following inspection or testing the Goods do not conform with the relevant specification, the Authority shall inform the Supplier, and the Supplier shall immediately take such remedial action as is necessary to ensure compliance; and

Without prejudice to any other rights or remedies of the Authority a) the title in the Goods shall pass to the Authority at the time of payment of the respective Goods price to the Supplier. and b) the risk in the Goods shall pass to the Authority at the time of Payment or such earlier time as required at the Authority’s sole discretion.

- Warranties

The Supplier represents and warrants that:

in the three years prior to the Effective Date, it has been in full compliance with all applicable securities and Tax Laws and regulations in the United Kingdom and in the jurisdiction in which it is established.

it has notified the Authority in writing of any Occasions of Tax Non-Compliance and any litigation, enquiry or investigation in which it or its Subcontractors is/are (as appropriate) involved that is in connection with, or which may lead to any Occasion of Tax Non-Compliance.

no profit warnings, proceedings or other steps have been taken and not discharged (nor, to the best of its knowledge, are threatened) for the winding up of the Supplier or for its dissolution or for the appointment of a receiver, administrative receiver, liquidator, manager, administrator or similar officer in relation to any of the Supplier’s assets or revenue; and

If at any time a Party becomes aware that a representation or warranty given by it under Clause 4.1.1 or 4.1.2 has been breached, is untrue, or is misleading, it shall immediately notify the other Party of the relevant occurrence in sufficient detail to enable the other Party to make an accurate assessment of the situation.

The Supplier will provide a service warranty for assurance of the Product through Heightened Support following the live deployment of the Product (post go-live) (“Warranty”).

The Warranty shall mitigate against operational or structural failure due to a defect or failure in the Product delivered.

The Warranty shall apply for a limited duration of twelve-weeks post go-live, or as otherwise agreed in the applicable SoW.

The Warranty shall be delivered on Working Days during the hours of 09:00-17:00. Outside of these times, the Warranty is provided through on-call support. On call support is provided 24/7/365 for P1 and P2, and for P3-P5 (Monday to Friday, 07:00 to 19:00) incidents.

The Supplier agrees to make available Product expertise to the Borders and Trade Live Service Support team through an on-call arrangement should an incident arise that requires the Supplier’s knowledge as provisioner of the Product.

The Warranty is independent of the live service support team and associated Heightened Support included within the scope of Services.

Monitoring and alerting at operational level of HCP/HAWK is outside the scope of Services.

- Term

The Agreement shall take effect on the Effective Date and shall expire on the Expiry Date, unless it is otherwise extended in accordance with Clause 5.2 or terminated in accordance with the terms and conditions of the Agreement.

The Authority may extend the Agreement for two (2) periods of up to twelve (12) months (per period) by giving not less than 10 Working Days’ notice in writing to the Supplier prior to the Expiry Date.  The terms and conditions of the Agreement shall apply throughout any such extended period.

- Charges, Payment and Recovery of Sums Due

The Charges for the Services shall be as set out in Schedule 1.2 (Pricing) and shall be the full and exclusive remuneration of the Supplier in respect of the supply of the Services.  Unless otherwise agreed in writing between the Parties, the Charges shall include every cost and expense of the Supplier directly or indirectly incurred in connection with the performance of the Services.

The Supplier shall invoice the Authority as specified in the Agreement.  Each invoice shall include such supporting information required by the Authority to verify the accuracy of the invoice (“Supporting Documentation”), including the relevant Purchase Order Number (and CD Reference) and a breakdown of the Services supplied in the invoice period.

To facilitate payment, the Supplier shall use an electronic transaction system chosen by the Authority and shall:

register for the electronic transaction system in accordance with the instructions of the Authority;

allow the electronic transmission of purchase orders and submitting of electronic invoices via the electronic transaction system;

designate a Supplier representative as the first point of contact with the Authority for system issues; and

provide such data to the Authority as the Authority reasonably deems necessary for the operation of the system including, but not limited to, electronic catalogue information.

The Authority has implemented its electronic transaction system (myBUY). Each invoice and any Supporting Documentation required to be submitted in accordance with this Clause 6 shall be submitted by the Supplier, as directed by the Authority from time to time via myBUY

The Supplier acknowledges and agrees that should it commence Services without a Purchase Order Number:

the Supplier does so at its own risk; and

the Authority shall not be obliged to pay the Charges without a valid Purchase Order Number having been provided to the Supplier.

The Authority shall regard an invoice as valid only if it complies with the provisions of this Clause 6. The Authority shall promptly return any non-compliant invoice to the Supplier and the Supplier shall promptly issue a replacement, compliant invoice.

In consideration of the supply of the Services by the Supplier, the Authority shall pay the Supplier the invoiced amounts no later than 30 days after receipt of a valid invoice which includes a valid Purchase Order Number.

If there is a dispute between the Parties as to the amount invoiced, the Authority shall pay the undisputed amount. The Supplier shall not suspend the supply of the Services unless the Supplier is entitled to terminate the Agreement for a failure to pay undisputed sums in accordance with Clause 22.4.  Any disputed amounts shall be resolved through the dispute resolution procedure detailed in Clause 25.

If a payment of an undisputed amount is not made by the Authority by the due date, then the Authority shall pay the Supplier interest at the interest rate specified in the Late Payment of Commercial Debts (Interest) Act 1998.

If any sum of money is recoverable from or payable by the Supplier under the Agreement (including penalties but excluding any damages which the Supplier is liable to pay to the Authority in respect of any breach of the Agreement), that sum may be deducted following agreement between Parties from any sum then due, or which may come due, to the Supplier under the Agreement.  The Supplier shall not be entitled to assert any credit, set-off or counterclaim against the Authority in order to justify withholding payment of any such amount in whole or in part.

- Promoting Tax Compliance

All amounts stated are exclusive of VAT which shall be charged at the prevailing rate.  The Authority shall, following the receipt of a valid VAT invoice, pay to the Supplier a sum equal to the VAT chargeable in respect of the Services.

The Supplier shall at all times comply with all other Laws and regulations relating to Tax.

The Supplier shall provide to the Authority name and, as applicable, the Value Added Tax registration number, PAYE collection number and either the Corporation Tax or self-assessment reference of any agent, supplier or sub-contractor of the Supplier prior to the commencement of any work under this Agreement by that agent, supplier or sub-contractor.  Upon a justified written request by the Authority, the Supplier shall not employ or will cease to employ any agent, supplier or sub-contractor or sub-contractor.

Where an amount of Tax, including any assessed amount, is due from the Supplier an equivalent amount may be deducted by the Authority from the amount of any sum due to the Supplier under this Agreement.

If, at any point during the Term, an Occasion of Tax Non-Compliance occurs and or any litigation, enquiry or investigation in which it or its sub-contractors is/are (as appropriate) involved that is in connection with, or which may lead to, any Occasion of Tax Non-Compliance, the Supplier shall:

notify the Authority in writing of such fact within five (5) Working Days of its occurrence; and

promptly provide to the Authority:

details of the steps which the Supplier is taking to address the Occasion of Tax NonCompliance- and to prevent the same from recurring, together with any mitigating factors that it considers relevant; and

such other information in relation to the Occasion of Tax Non-Compliance as the Authority may reasonably require.

The Supplier shall indemnify the Authority against any liability, including any interest, penalties or costs incurred, that is levied, demanded or assessed on the Authority at any time in respect of the Supplier's failure to account for or to pay any Tax relating to payments made to the Supplier under this Agreement.  Any amounts due under this Clause 7.5.1 shall be paid in cleared funds by the Supplier to the Authority not less than five (5) Working Days before the date upon which the Tax or other liability is payable by the Authority.

The Supplier shall provide (promptly or within such other reasonable period notified in writing by the Authority) information which demonstrates how the Supplier complies with its Tax obligations.

If the Supplier fails to comply (or if the Authority receives information which demonstrates that the Supplier has failed to comply) with any of the provisions in Clauses 7.2 to 7.6 (inclusive) then this shall allow the Authority to terminate the Agreement pursuant to Clause 22.2.1 or Clause 22.2.3.

The Authority may internally share any information which it receives under Clauses 7.3 to 7.5 (inclusive) and 7.7.

- Income Tax and National Insurance Contributions

Where the Supplier or any Supplier Personnel are liable to Tax in the UK or to pay national insurance contributions in respect of consideration received under this Agreement, the Supplier shall:

at all times comply with the Income Tax (Earnings and Pensions) Act 2003 and all other Laws and regulations relating to income tax, and the Social Security Contributions and Benefits Act 1992 and all other Laws and regulations relating to national insurance contributions, in respect of that consideration;

indemnify the Authority against any income tax, national insurance and social security contributions and any other liability, deduction, contribution, assessment or claim arising from or made in connection with the provision of the Services by the Supplier or any Supplier Personnel for which the Supplier is not primarily liable to account to the Authority under the relevant Laws and regulations; and

provide (promptly or within such other period notified by the Authority) information which demonstrates how the Supplier complies with Clause 7.9 or why Clause 7.9 does not apply to the Supplier (including such specific information as the Authority may request),

and if the Supplier fails to comply (or if the Authority receives information which demonstrates that the Supplier has failed to comply) with any of the provisions above in this Clause 7.9 then this shall allow the Authority to terminate the Agreement pursuant to Clause 22.2.1 or Clause 22.2.3.

The Authority may internally share any information which it receives under Clause 7.9.

- Premises and equipment

If agreed between the Parties, and subject always to Clause 8, the Authority shall provide the Supplier with reasonable access at reasonable times to its premises for the purpose of supplying the Services.  All equipment, tools and vehicles brought onto the Authority’s premises by the Supplier or the Supplier Personnel shall be at the Supplier’s risk.

If the Supplier supplies all or any of the Services at or from the Authority’s premises, on completion of the Services or termination or expiry of the Agreement (whichever is the earlier) the Supplier shall vacate the Authority’s premises, remove the Supplier’s plant, equipment and unused materials and all rubbish arising out of the provision of the Services and leave the Authority’s premises in a clean, safe and tidy condition.  The Supplier shall be solely responsible for making good any damage to the Authority’s premises or any objects contained on the Authority’s premises which is caused by the Supplier or any Supplier Personnel, other than fair wear and tear.

If the Supplier supplies all or any of the Services at or from its premises or the premises of a third party, the Authority may, during normal business hours and on reasonable notice, inspect and examine the manner in which the relevant Services are supplied at or from the relevant premises.

The Authority shall be responsible for maintaining the security of its premises in accordance with its standard security requirements.  While on the Authority’s premises the Supplier shall, and shall procure that all Supplier Personnel shall, comply with all the Authority’s security requirements.

Where all or any of the Services are supplied from the Supplier’s premises, the Supplier shall, at its own cost, comply with all security requirements of the Authority as notified to the Supplier from time to time in writing.

Without prejudice to Clause 2.2.6, any equipment provided by the Authority for the purposes of the Agreement shall remain the property of the Authority and shall be used by the Supplier and the Supplier Personnel only for the purpose of carrying out the Agreement.  Such equipment shall be returned promptly to the Authority on expiry or termination of the Agreement.

The Supplier shall reimburse the Authority for any loss or damage to the equipment (other than deterioration resulting from normal and proper use) caused by the Supplier or any Supplier Personnel.  Equipment supplied by the Authority shall be deemed to be in a good condition when received by the Supplier or relevant Supplier Personnel unless the Authority is notified otherwise in writing within 5 Working Days.

- Supplier Personnel and Key Personnel

If the Authority reasonably believes that any of the Supplier Personnel are unsuitable to undertake work in respect of the Agreement, it may, by giving written notice to the Supplier:

refuse admission to the relevant person(s) to the Authority’s premises;

direct the Supplier to end the involvement in the provision of the Services of the relevant person(s); and/or

require that the Supplier replace any person removed under this clause with another suitably qualified person and procure that any security pass issued by the Authority to the person removed is surrendered,

  - and the Supplier shall comply with any such notice.

The Supplier shall:

ensure that all Supplier Personnel are vetted in accordance with good industry practice, BPSS and any security requirements set out in Schedule 1.1 (Services Description);

ensure that only ‘Security Check’ vetted resources have access and support NCTS live service.

if requested, provide the Authority with a list of the names and addresses (and any other relevant information, including the capacities in which they are concerned with the Agreement) of all persons who may require admission to the Authority’s premises in connection with the Agreement; and

procure that all Supplier Personnel comply with any rules, regulations and requirements reasonably specified in writing by the Authority.

Any Key Personnel shall not be released from supplying the Services without the agreement of the Authority, except by reason of long-term sickness, maternity leave, paternity leave, termination of employment or other extenuating circumstances.

Any replacements to the Key Personnel shall be subject to the prior written agreement of the Authority (not to be unreasonably withheld or delayed).  Such replacements shall be of at least equal status or of equivalent experience and skills to the Key Personnel being replaced and be suitable for the responsibilities of that person in relation to the Services. The Supplier shall use all reasonable endeavours to minimise any adverse impact on the Agreement which could be caused by a change in Key Personnel.

Where Supplier Personnel are required to have a pass for admission to the Authority’s premises, the Authority’s representative shall, subject to satisfactory completion of approval procedures, arrange for passes to be issued.

- Assignment and sub-contracting

The Supplier shall not without the prior written consent of the Authority assign, novate or in any way dispose of the benefit and/ or the burden of the Agreement or any part of the Agreement.

The Supplier shall not sub-contract any of its obligations under the Agreement without the prior written consent of the Authority, not to be unreasonably withheld of delayed. At the Authority’s discretion, it may require the Supplier to provide information on the sub-contractor’s identity, the services it is proposed to it will provide and any further information reasonably required to inform its decision, including a copy of the proposed sub-contract. The Supplier shall be responsible for the acts and omissions of its sub-contractors as though they are its own and shall include in each sub-contract provisions which will enable the Supplier to meet its obligations under the Agreement

The Authority may, in the granting of any consent pursuant to Clause 11.1 or 11.2, provide for additional terms and conditions relating to such assignment, sub-contract, novation or disposal.  The Supplier shall be responsible for the acts and omissions of its sub-contractors as though those acts and omissions were its own.

Where the Supplier enters into a sub-contract with a UK entity for the purpose of performing its obligations under the Agreement, it shall ensure that a provision is included in such sub-contract which requires payment to be made of all sums due by the Supplier to the sub-contractor within a specified period not exceeding 30 days from the receipt of a valid invoice.

Where the Authority has consented to the placing of sub-contracts, the Supplier shall, at the written request of the Authority, send copies of each sub-contract, to the Authority as soon as is reasonably practicable.

The Authority shall not assign, novate, or otherwise dispose any of its rights and obligations under the Agreement without the prior written consent of the Supplier not to be unreasonably withheld or delayed.

- Intellectual Property Rights

All Intellectual Property Rights in any materials provided by the Authority to the Supplier for the purposes of this Agreement shall remain the property of the Authority but the Authority hereby grants the Supplier a royalty-free, non-exclusive and non-transferable licence to use such materials as required until termination or expiry of the Agreement for the sole purpose of enabling the Supplier to perform its obligations under the Agreement.

All Intellectual Property Rights in any materials created or developed by the Supplier pursuant to the Agreement or arising as a result of the provision of the Services shall vest in the Supplier.  If, and to the extent, that any Intellectual Property Rights in such materials vest in the Authority by operation of law, the Authority hereby assigns to the Supplier by way of a present assignment of future rights that shall take place immediately on the coming into existence of any such Intellectual Property Rights all its Intellectual Property Rights in such materials (with full title guarantee and free from all third party rights).

The Supplier hereby grants the Authority:

a perpetual, royalty-free, irrevocable, non-exclusive licence (with a right to sub-license) to use all Intellectual Property Rights in the materials created or developed pursuant to the Agreement and any Intellectual Property Rights arising as a result of the provision of the Services; and

a perpetual, royalty-free, irrevocable and non-exclusive licence (with a right to sub-license) to use:

any Intellectual Property Rights vested in or licensed to the Supplier on the date of the Agreement; and

any Intellectual Property Rights created during the Term but which are neither created or developed pursuant to the Agreement nor arise as a result of the provision of the Services,

    - including any modifications to or derivative versions of any such Intellectual Property Rights, which the Authority reasonably requires in order to exercise its rights and take the benefit of the Agreement including the Services provided.

The Supplier shall indemnify, and keep indemnified, the Authority in full against all costs, expenses, damages and losses (whether direct or indirect), including any interest, penalties, and reasonable legal and other professional fees settled in accordance with the Dispute Resolution Process and/or finally awarded by an irrevocable court order  against the Authority as a result of or in connection with any claim made against the Authority for actual or alleged infringement of a third party’s intellectual property arising out of, or in connection with, the supply or use of the Services, to the extent that the claim is attributable to the acts or omission of the Supplier or any Supplier Personnel.

- Remedies in the Event of Inadequate Performance

Where a complaint is received about the standard of service or about the way any Services have been delivered or work has been performed or about the Agreement or procedures used or about any other matter connected with the performance of this Agreement, then the Authority’s contract manager shall take all reasonable steps to ascertain whether the complaint is valid.

In the event that the Authority reasonably considers there has been a material breach of this Agreement by the Supplier, or the Supplier’s performance of its duties under the Agreement has failed to meet the Authority’s requirements, as set out in the Specification or otherwise in the Agreement, without prejudice to any other rights and remedies under the Agreement, the Authority may:

make such deduction as agreed between the Parties from the payment to be made to the Supplier to reflect sums paid or sums which would otherwise be payable in respect of such of the Services as the Supplier shall have either failed to provide or have provided inadequately or which the Supplier is not obliged to provide pursuant to Clause 13.2.

without terminating the Agreement, provide or procure the provision of part of the Services (and the Supplier shall not be obliged to provide such Services) until such time as the Supplier shall have demonstrated to the reasonable satisfaction of the Authority that the Supplier will once more be able to perform such part of the Services to the required standard;

without terminating the whole of the Agreement, terminate the Agreement in respect of part of the Services only (whereupon a corresponding reduction in the Charges shall be made) and thereafter itself provide or procure a third party to provide such part of the Services; and/or

terminate, in accordance with Clause 22, the whole of the Agreement,

- provided that the Supplier has been given an opportunity to rectify such breach or non-performance in accordance with the Rectification Plan Process (Annex 5 of Schedule 1.4).

- Governance and Records

The Supplier shall:

attend progress meetings with the Authority at the frequency and times agreed between the Parties and shall ensure that its representatives are suitably qualified to attend such meetings; and

submit progress reports to the Authority at the times and in the format agreed between the Parties.

The Supplier shall keep and maintain until 6 years after the end of the Agreement, or as long a period as may be agreed between the Parties, full and accurate records of the Agreement including the Services supplied under it and all payments made by the Authority.  The Supplier shall on request afford the Authority or the Authority’s representatives such access to those records as may be reasonably requested by the Authority in connection with the Agreement.

- Confidentiality, Transparency and Publicity

Subject to Clause 15.2, each Party shall:

treat all Confidential Information it receives as confidential, safeguard it accordingly and not disclose it to any other person without the prior written permission of the disclosing Party; and

not use or exploit the disclosing Party’s Confidential Information in any way except for the purposes anticipated under the Agreement.

Notwithstanding Clause 15.1, a Party may disclose Confidential Information which it receives from the other Party:

where disclosure is required by applicable law or by a court of competent jurisdiction;

to its auditors or for the purposes of regulatory requirements;

on a confidential basis, to its professional advisers;

to the Serious Fraud Office where the Party has reasonable grounds to believe that the other Party is involved in activity that may constitute a criminal offence under the Bribery Act 2010;

where the receiving Party is the Supplier, to the Supplier Personnel on a need to know basis to enable performance of the Supplier’s obligations under the Agreement provided that the Supplier shall procure that any Supplier Personnel to whom it discloses Confidential Information pursuant to this Clause 15.2.5 shall observe the Supplier’s confidentiality obligations under the Agreement; and

where the receiving Party is the Authority:

on a confidential basis to the employees, agents, consultants and contractors of the Authority;

on a confidential basis to any other Central Government Body, any successor body to a Central Government Body or any company to which the Authority transfers or proposes to transfer all or any part of its business;

to the extent that the Authority (acting reasonably) deems disclosure necessary or appropriate in the course of carrying out its public functions; or

in accordance with Clause 17.

- and for the purposes of the foregoing, references to disclosure on a confidential basis shall mean disclosure subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the Authority under this Clause 15.

The Parties acknowledge that, except for any information which is exempt from disclosure in accordance with the provisions of the FOIA, the content of the Agreement is not Confidential Information and the Supplier hereby gives its consent for the Authority to publish this Agreement in its entirety to the general public (but with any information that is exempt from disclosure in accordance with the FOIA redacted) including any changes to the Agreement agreed from time to time.  The Authority may consult with the Supplier to inform its decision regarding any redactions but shall have the final decision in its absolute discretion whether any of the content of the Agreement is exempt from disclosure in accordance with the provisions of the FOIA.

The Supplier shall take reasonable steps to ensure that the Supplier Personnel shall not:

make any press announcement or publicise the Agreement or any part of the Agreement in any way; or

use the Authority’s name or brand in any promotion or marketing or announcement of orders,

  - except with the prior written consent of the Authority.

Each Party acknowledges to the other that nothing in this Agreement either expressly or by implication constitutes an endorsement of any products or services of the other Party and each Party agrees not to conduct itself in such a way as to imply or express any such approval or endorsement.

The Supplier shall assist and cooperate with the Authority to enable the Authority to publish this Agreement.

- Official Secrets Acts and related Legislation

The Supplier shall comply with, and shall ensure that it’s Supplier Personnel comply with:

the provisions of the Official Secrets Acts 1911 to 1989;

the obligations set out in Section 182 of the Finance Act 1989 and Section 18 of the Commissioners for Revenue and Customs Act 2005 to maintain the confidentiality of Authority Data.  Further, the Supplier acknowledges that (without prejudice to any other rights and remedies of the Authority) a breach of the aforesaid obligations may lead to a prosecution under Section 182 of the Finance Act 1989 and/or Section 19 of the Commissioners for Revenue and Customs Act 2005; and

Section 123 of the Social Security Administration Act 1992, which may apply to the fulfilment of some or all of the Services.  The Supplier acknowledges that (without prejudice to any other rights and remedies of the Authority) a breach of the Supplier’s obligations under Section 123 of the Social Security Administration Act 1992 may lead to a prosecution under that Act.

The Supplier shall regularly (not less than once every six (6) months) remind all Supplier Personnel in writing of the obligations upon Supplier Personnel set out in Clause 15.1 above.  The Supplier shall monitor the compliance by Supplier Personnel with such obligations.

The Supplier shall ensure that all Supplier Personnel who will have access to, or are provided with, Authority Data sign (or have previously signed) a declaration, in a form acceptable to the Authority, acknowledging that they understand and have been informed about the application and effect of Section 18 and 19 of the Commissioners for Revenue and Customs Act 2005.  The Supplier shall provide a copy of each such signed declaration to the Authority upon demand.

In the event that the Supplier or the Supplier Personnel fail to comply with this clause, the Authority reserves the right to terminate the Agreement under Clause 22.2.1 with immediate effect.

- Freedom of Information

The Supplier acknowledges that the Authority is subject to the requirements of the FOIA and the Environmental Information Regulations 2004 and shall:

provide all necessary assistance and cooperation as reasonably requested by the Authority to enable the Authority to comply with its obligations under the FOIA and the Environmental Information Regulations 2004;

transfer to the Authority all Requests for Information relating to this Agreement that it receives as soon as practicable and in any event within 5 Working Days of receipt;

provide the Authority with a copy of all Information belonging to the Authority requested in the Request for Information which is in its possession or control in the form that the Authority requires within 5 Working Days (or such other period as the Authority may reasonably specify) of the Authority's request for such Information; and

not respond directly to a Request for Information unless authorised in writing to do so by the Authority.

The Supplier acknowledges that the Authority may be required under the FOIA and the Environmental Information Regulations 2004 to disclose Information concerning the Supplier or the Services (including commercially sensitive information) without consulting or obtaining consent from the Supplier. In these circumstances the Authority shall, in accordance with any relevant guidance issued under the FOIA, take reasonable steps, where appropriate, to give the Supplier advance notice, or failing that, to draw the disclosure to the Supplier’s attention after any such disclosure.

Notwithstanding any other provision in the Agreement, the Authority shall be responsible for determining in its absolute discretion whether any Information relating to the Supplier or the Services is exempt from disclosure in accordance with the FOIA and/or the Environmental Information Regulations 2004.

- Authority Data and Security Requirements

When handling Authority data (whether or not Personal Data), the Supplier shall ensure the security of the data is maintained in line with the security requirements of the Authority as notified to the Supplier from time to time in writing, including any requirements set out in Schedule 6 (Security Requirements).

Where the Authority is required to provide by e-mail to the Supplier or Supplier Personnel, any departmental or customer data or any other information with a security marking of “OFFICIAL-SENSITIVE”, to enable it to deliver the Services, the Supplier shall not (and shall procure that the Supplier Personnel do not) store that information on its personal computer or any form of removable media.

Any breach of this Clause 16 may result in termination of the Agreement under Clause 22.2.

- Liability

The Supplier shall not be responsible for any injury, loss, damage, cost or expense suffered by the Authority if and to the extent that it is caused by the negligence or wilful misconduct of the Authority or by breach by the Authority of its obligations under the Agreement.

Subject always to Clauses 19.3 and 19.3.2:

the Supplier's aggregate liability in respect of loss of or damage to the Authority premises or other property or assets of the Authority (including technical infrastructure, assets or equipment but excluding any loss or damage to the Authority's Data or any other data) that is caused by Defaults of the Supplier shall in no event exceed £1,000,000;

the aggregate liability of the Supplier in respect of all other Losses howsoever caused, whether arising from breach of the Agreement, the supply or failure to supply of the Services, misrepresentation (whether tortuous or statutory), tort (including negligence), breach of statutory duty or otherwise shall in no event exceed a sum equal to the 100% of the Charges paid or payable to the Supplier; and

except in the case of claims arising under Clauses 12.4 and 24.3, and subject to Clause 19.4, in no event shall the Supplier be liable to the Authority for any:

loss of profits;

loss of business;

loss of revenue;

loss of or damage to goodwill;

loss of savings (whether anticipated or otherwise); and/or

any indirect, special or consequential loss or damage.

Nothing in the Agreement shall be construed to limit or exclude:

either Party's liability for:

death or personal injury caused by its negligence or that of the Supplier Personnel;

fraud or fraudulent misrepresentation by it or that of the Supplier Personnel; or

any other matter which, by law, may not be excluded or limited; or

the Supplier’s liability under the indemnity in Clause 12.4 (Intellectual Property Rights) and 24.3 (Prevention of Fraud and Corruption); or

the Supplier's liability for any regulatory losses, fines and/or penalties incurred by the Authority and any further costs incurred by the Authority in order to meet any additional requirements imposed by a relevant regulatory body as a result of the relevant breach.

Notwithstanding Clause 19.2.3 but subject to Clause 19.2, the Supplier acknowledges that the Authority may, amongst other things, recover from the Supplier the following Losses incurred by the Authority to the extent that they arise as a result of a Default by the Supplier which are deemed to be a non exhaustive list of direct and recoverable Losses:

the total amount of Tax Revenue which would have been collected and/or the total amount of any benefit or tax credit overpayment which would not have been made by or on behalf of the Authority had the Default not occurred;

notwithstanding Clauses 19.4.3 and 19.4.8, any operational and/or administrative costs and expenses incurred by the Authority in connection with dealing with a loss of Tax Revenue and/or any overpayment of any benefit or tax credit made as a result of a Default;

any additional operational and/or administrative costs and expenses incurred by the Authority, including costs relating to time spent by or on behalf of the Authority in dealing with the consequences of the Default;

any wasted expenditure or charges;

the additional cost of procuring Replacement Services for the remainder of the Term and/or replacement Deliverables, which shall include any incremental direct costs associated with such Replacement Services and/or replacement Deliverables above those which would have been payable under this Agreement;

any compensation or interest paid to a third party by the Authority;

any fine or penalty incurred by the Authority pursuant to Law and any costs incurred by the Authority in defending any proceedings which result in such fine or penalty; and

without prejudice to Clause 18 (Authority Data and Security Requirements), any losses associated with corruption, loss or degradation to Authority Data.

- Insurance

The Supplier shall effect and maintain with a reputable insurance company a policy or policies of insurance providing an adequate level of cover in respect of all risks which may be incurred by the Supplier, arising out of the Supplier’s performance of its obligations under the Agreement, including in respect of death or personal injury, loss of or damage to property or any other loss.  Such policies shall include cover in respect of any financial loss arising from any advice given or omitted to be given by the Supplier and shall be maintained for the Term.

The Supplier shall hold employer’s liability insurance to a minimum of £5,000,000 in respect of Supplier Personnel in accordance with any legal requirement from time to time in force.

The Supplier shall give the Authority, on request, copies of all insurance policies referred to in this clause or a broker’s verification of insurance to demonstrate that the appropriate cover is in place, together with receipts or other evidence of payment of the latest premiums due under those policies.

The Supplier shall hold and maintain professional indemnity insurance cover and shall ensure that all professional contractors involved in the provision of the project hold and maintain appropriate cover.  Such insurance to be held by the Supplier or by any agent or sub-contractor involved in the provision of the project may be limited in respect of any one claim (but shall not be limited in any other respect), provided that any such limit shall in any event be not less than £1,000,000 (one million pounds).  Such insurance shall be maintained for a minimum of six years following expiration or earlier termination of this Agreement.

- Force Majeure

Neither Party shall have any liability under or be deemed to be in breach of the Agreement for any delays or failures in performance of the Agreement which result from circumstances beyond the reasonable control of the Party affected. Each Party shall promptly notify the other Party in writing when such circumstances cause a delay or failure in performance and when they cease to do so. If such circumstances continue for a continuous period of more than two months, either Party may terminate the Agreement by written notice to the other Party.

- Termination

The Authority may terminate the Agreement at any time by notice in writing to the Supplier to take effect on any date falling at least 3 months (or, if the Agreement is less than 3 months in duration, at least 10 Working Days) later than the date of service of the relevant notice.

Without prejudice to any other right or remedy it might have, the Authority may terminate the Agreement by written notice to the Supplier with immediate effect if the Supplier:

(without prejudice to Clause 22.2.5), is in material breach of any obligation under the Agreement which is not capable of remedy;

repeatedly breaches any of the terms and conditions of the Agreement in such a manner as to reasonably justify the opinion that its conduct is inconsistent with it having the intention or ability to give effect to the terms and conditions of the Agreement;

is in material breach of any obligation which is capable of remedy, and that breach is not remedied within 30 days of the Supplier receiving notice specifying the breach and requiring it to be remedied;

undergoes a change of control within the meaning of section 416 of the Income and Corporation Taxes Act 1988;

breaches any of the provisions of Clauses 10.2, 15, 17, 18 and 23; or

becomes insolvent, or if an order is made or a resolution is passed for the winding up of the Supplier (other than voluntarily for the purpose of solvent amalgamation or reconstruction), or if an administrator or administrative receiver is appointed in respect of the whole or any part of the Supplier’s assets or business, or if the Supplier makes any composition with its creditors or takes or suffers any similar or analogous action (to any of the actions detailed in this Clause 22.2.6) in consequence of debt in any jurisdiction.

The Supplier shall notify the Authority as soon as practicable of any change of control within the meaning of section 416 of the Income and Corporation Taxes Act 1988.

The Supplier may terminate this Agreement by providing written notice to the Authority at any time by notice in writing to the Authority to take effect on any date falling at least 3 months (or, if the Agreement is less than 3 months in duration, at least 10 Working Days) later than the date of service of the relevant notice:

if the Authority fails to pay an undisputed sum due to the Supplier under this Agreement and such amount remains outstanding thirty (30) days after the receipt by the Authority of a notice of non-payment from the Supplier or

if the Authority (without prejudice to breach by the Authority of Clause 13), is in material breach of any obligation under the Agreement which is not capable of remedy;

if the Authority repeatedly breaches any of the terms and conditions of the Agreement in such a manner as to reasonably justify the opinion that its conduct is inconsistent with it having the intention or ability to give effect to the terms and conditions of the Agreement;

if the Authority is in material breach of any obligation which is capable of remedy, and that breach is not remedied within 30 days of the Supplier receiving notice specifying the breach and requiring it to be remedied.

Termination or expiry of the Agreement shall be without prejudice to the rights of either Party accrued prior to termination or expiry and shall not affect the continuing rights of the Parties under this clause and Clauses 1, 2.2, 9.1, 9.2, 9.6, 9.7, 10, 12, 14.2, 15, 17, 18, 19, 22.6, 24.3, 25 and 26.7 or any other provision of the Agreement that either expressly or by implication has effect after termination.

Upon termination or expiry of the Agreement, the Supplier shall:

give all reasonable assistance to the Authority and any incoming supplier of the Services in accordance with schedule 6; and

return all requested documents, information and data to the Authority as soon as reasonably practicable.

- Compliance

The Supplier shall comply with the requirements of the Health and Safety at Work etc. Act 1974 and any other acts, orders, regulations and codes of practice relating to health and safety, which may apply to Supplier Personnel and other persons working on the Authority’s premises in the performance of its obligations under the Agreement.

The Supplier shall promptly notify the Authority of any health and safety hazards which may arise in connection with the performance of its obligations under the Agreement.  The Authority shall promptly notify the Supplier of any health and safety hazards which may exist or arise at the Authority’s premises and which may affect the Supplier in the performance of its obligations under the Agreement.

The Supplier shall:

comply with all the Authority’s health and safety measures notified in writing to the Supplier while on the Authority’s premises; and

notify the Authority immediately in the event of any incident occurring in the performance of its obligations under the Agreement on the Authority’s premises where that incident causes any personal injury or damage to property which could give rise to personal injury.

The Supplier shall:

perform its obligations under the Agreement in accordance with all applicable equality Law and the Authority’s equality and diversity policy as provided to the Supplier from time to time; and

take all reasonable steps to secure the observance of Clause 23.4.1 by all Supplier Personnel.

The Supplier shall supply the Services in accordance with the Authority’s environmental policy as provided to the Supplier from time to time.

In performing its obligations under the Agreement, the Supplier shall;

- comply with all applicable anti-slavery and human trafficking laws, statutes, regulations from time to time in force including the Modern Slavery Act 2015;

- not engage in any activity, practice or conduct that would constitute an offence under sections 1, 2 or 4, of the Modern Slavery Act 2015; and

- notify the Authority as soon as it becomes aware, and in any event within five (5) working days, of any actual or suspected breach of its obligations under Clause 23.6(a) and/ or (b) including details of the breach and the mitigation action it has taken or intends to take in order to:

  - remedy the breach; and

  - ensure future compliance with Clause 23.6(a) and (b).

If the Supplier fails to comply (or if the Authority receives information which demonstrates that the Supplier has failed to comply) with any of the provisions in Clause 23.6 then this shall allow the Authority to terminate the Agreement pursuant to Clause 22.2.1.

- Prevention of Fraud and Corruption

The Supplier shall not offer, give, or agree to give anything, to any person an inducement or reward for doing, refraining from doing, or for having done or refrained from doing, any act in relation to the obtaining or execution of the Agreement or for showing or refraining from showing favour or disfavour to any person in relation to the Agreement.

The Supplier shall take all reasonable steps, in accordance with good industry practice, to prevent fraud by the Supplier Personnel and the Supplier (including its shareholders, members and directors) in connection with the Agreement and shall notify the Authority immediately if it has reason to suspect that any fraud has occurred or is occurring or is likely to occur.

If the Supplier or the Supplier Personnel engages in conduct prohibited by Clause 24.1 or commits fraud in relation to the Agreement or any other contract with the Crown (including the Authority) the Authority may:

terminate the Agreement and recover from the Supplier the amount of any loss suffered by the Authority resulting from the termination, including the cost reasonably incurred by the Authority of making other arrangements for the supply of the Services and any additional expenditure incurred by the Authority throughout the remainder of the Agreement; or

recover in full from the Supplier any other loss sustained by the Authority in consequence of any breach of this Clause.

- Dispute Resolution

The Parties shall attempt in good faith to negotiate a settlement to any dispute between them arising out of or in connection with the Agreement and such efforts shall involve the escalation of the dispute to the following sets of representatives consecutively:

first to the personnel listed as level 1 escalation point in Paragraph 4 (Contract Management Roles and Dispute Escalation Points) of Schedule 3 (Contract Management Plan and Management Information);

second to the personnel listed as level 2 escalation point in Paragraph 4 of Schedule 3;

thirdly to the personnel listed as level 3 escalation point in Paragraph 4 of Schedule 3;

finally to the Authority’s Chief Executive Officer and an appropriately senior representative of the Supplier,

  - provided that each set of representatives listed above shall consider the dispute for at least 10 Working Days before escalating the dispute to the next set of representatives listed above if the dispute remains unresolved and the Parties consider the matter sufficiently urgent to escalate.

If the dispute is not resolved by the Parties in accordance with Clause 25.1, the dispute may by agreement between the Parties be referred to a neutral adviser or mediator (the “Mediator”) chosen by agreement between the Parties.  All negotiations connected with the dispute shall be conducted in confidence and without prejudice to the rights of the Parties in any further proceedings.

If the Parties fail to appoint a Mediator within one month, or fail to enter into a written agreement resolving the dispute within one month of the Mediator being appointed, either Party may exercise any remedy it has under applicable law.

Notwithstanding Clauses 25.1 to 25.3, either Party may at any time take proceedings or seek remedies before any court or tribunal of competent jurisdiction:

for interim or interlocutory remedies in relation to this Agreement or infringement by the other Party of that Party’s Intellectual Property Rights; and/or

where compliance with Clause 25.1 to 25.3 may leave insufficient time for that Party to commence proceedings before the expiry of the limitation period.

- General

Each of the Parties represents and warrants to the other that it has full capacity and authority, and all necessary consents, licences and permissions to enter into and perform its obligations under the Agreement, and that the Agreement is executed by its duly authorised representative.

A person who is not a party to the Agreement shall have no right to enforce any of its provisions which, expressly or by implication, confer a benefit on him, without the prior written agreement of the Parties.

The Agreement cannot be varied except in writing signed by a duly authorised representative of both the Parties.

The Agreement contains the whole agreement between the Parties and supersedes and replaces any prior written or oral agreements, representations or understandings between them. The Parties confirm that they have not entered into the Agreement on the basis of any representation that is not expressly incorporated into the Agreement. Nothing in this clause shall exclude liability for fraud or fraudulent misrepresentation.

Any waiver or relaxation either partly, or wholly of any of the terms and conditions of the Agreement shall be valid only if it is communicated to the other Party in writing and expressly stated to be a waiver.  A waiver of any right or remedy arising from a breach of contract shall not constitute a waiver of any right or remedy arising from any other breach of the Agreement.

The Agreement shall not constitute or imply any partnership, joint venture, agency, fiduciary relationship or other relationship between the Parties other than the contractual relationship expressly provided for in the Agreement. Neither Party shall have, nor represent that it has, any authority to make any commitments on the other Party’s behalf.

Except as otherwise expressly provided by the Agreement, all remedies available to either Party for breach of the Agreement (whether under the Agreement, statute or common law) are cumulative and may be exercised concurrently or separately, and the exercise of one remedy shall not be deemed an election of such remedy to the exclusion of other remedies.

If any provision of the Agreement is prohibited by law or judged by a court to be unlawful, void or unenforceable, the provision shall, to the extent required, be severed from the Agreement and rendered ineffective as far as possible without modifying the remaining provisions of the Agreement, and shall not in any way affect any other circumstances of or the validity or enforcement of the Agreement.

- Notices

Any notice to be given under the Agreement shall be in writing and may be served by personal delivery, first class recorded or, subject to Clause 27.3, e-mail to the address of the relevant Party set out in Paragraph 5 (Address for Notices) of Schedule 3 (Contract Management Plan and Management Information), or such other address as that Party may from time to time notify to the other Party in accordance with this clause.

Notices served as above shall be deemed served on the Working Day of delivery provided delivery is before 5.00pm on a Working Day.  Otherwise, delivery shall be deemed to occur on the next Working Day. An email shall be deemed delivered when sent unless an error message is received.

Notices under Clauses 21 (Force Majeure) and 22(Termination) may be served by email only if the original notice is then sent to the recipient by personal delivery or recorded delivery in the manner set out in Clause 27.1.

- Governing Law and Jurisdiction

The validity, construction and performance of the Agreement, and all contractual and non contractual matters arising out of it, shall be governed by English law and shall be subject to arbitration under the Rules of Arbitration of the London Court of International Arbitration (LCIA), by one (1) arbitrator appointed in accordance with the said Rules. The decision of the arbitration shall be binding over the Parties. Arbitration and shall be conducted in English language. The venue of arbitration shall be London, England.

- SCHEDULE 1.1	SERVICES DESCRIPTION

| HM REVENUE & CUSTOMS SERVICES DESCRIPTION |  |  |
| --- | --- | --- |
| A1. | HMRC Information Purchase Order to be issued under separate cover |  |
| CD Reference: |  | SR2207606236 |
| Purchase / Limit Order No |  | TBC |
| Material Group: For HMRC use only |  |  |
| HMRC Commercial Contact |  |  |
| Name: |  |  |
| Contact Telephone No.: |  |  |
| email: |  |  |
| HMRC Work Manager |  |  |
| Name: |  |  |
| Contact Telephone No.: |  |  |
| Contact Address: |  |  |
| email: |  |  |
| HMRC Authorised Officer: (Sponsor/Budget Approver/Invoicing & timesheets) |  |  |
| A2. | Supplier Information |  |
| Supplier: |  |  |
| Contact: |  |  |
| Contact Tel No: |  |  |
| Contact Address: |  |  |
| email: |  |  |
| A3. | Contractual Detail |  |
| Special Terms and Conditions: |  | Special Term 1 – AI Opportunities: The Supplier agrees to work with the Authority to identify, develop, and implement AI solutions that can improve service delivery, operational efficiency, and customer satisfaction. The details of the AI solutions will be outlined in subsequent SoW’s. The Supplier further agrees to the incorporation of an AI Schedule into the Agreement at a future date, detailing a range of AI related obligations and duties upon the parties connected to the AI solutions. Special Term 2 – Additional Service Continuity Requirements: The Authority may lead session(s) on IT service continuity to ensure alignment with the wider Borders & Trade requirements, where the Authority and the Supplier shall work collaboratively to define the service continuity arrangements, including roles and responsibilities, recovery objectives, plan management, testing, and reporting. Once these arrangements have been defined, the Authority and Supplier shall mutually agree to amend and incorporate the agreed service continuity Schedule into this Agreement. Special Term 3 – ITSM Reporting: The Supplier can manually report on the time elapsed from the point of transfer of an incident or problem task to the Authority to the Supplier until the point a fix is confirmed. Any time spent in an On Hold state (for example, whilst waiting on information or clarification) will be subtracted. Where incidents occur (i.e. no technical or manual workaround, genuine interruption to service), incident tasks can be assigned to the Supplier, which can be configured with the service SLA. These can then be reported on independently. Similarly with problem records, problem tasks can be assigned to the Supplier so that specific tasks and performance can be measured directly. |

| A4. | Services Specification |  |
| --- | --- | --- |
| Service Title |  | New Computerised Transit System (NCTS) |
| Primary Location: (including full address) |  | Netcompany: Onshore - 7th Floor, 33 King William St, City of London, London EC4R 9AT HMRC: Onshore - 14 Westfield Avenue, E20 1HZ London, United Kingdom Offshoring: Denmark, Poland, Greece |
| Services Start Date: |  | Operational Services: 03/11/2025 - Support, Maintenance and Licencing - ERMIS NCTS - Software Maintenance - Managed Services: NCTS Product Maintenance Services - jFrog Licence Subscription Professional Services: 03/11/2025 - DevOps, Development, Testing, Implementation, Deployment and Management Services for further development and Maintenance of the NCTS System |
| Services End Date: |  | 02/11/2027 |
| Contract Value |  | £10.428m for the initial 2-year Term |
| Extension Options |  | The Authority may extend the Agreement for two (2) periods of up to twelve (12) months (per period) with a maximum aggregate total contract value of £18.65m for the entire Term (including the extended period). |

- Definitions

| “ERMIS” | ERMIS is a modular Commercial of the Self (COTS) Customs solution developed by the Supplier. ERMIS also includes Product Adapters such as CCN and CS/RD2. |
| --- | --- |
| “National Adapter” | Custom-developed code or components designed to meet the Authority’s requirements that are not addressed by the core ERMIS Product as set out in Paragraph 3.1.5 below. These adapters are unique to each implementing country and operate independently of the standard product release, enabling integration with national systems, regulations or processes. |

- Introduction

  - The Authority wish to upgrade the current Supplier’s ERMIS NCTS service to an NCTS platform. The Authority has selected the Supplier to deliver the new NCTS specification under the ERMIS platform Transit component for both Great Britain (GB) and Northern Ireland (XI) NCTS services (otherwise referred to as “ERMIS”, which is intended to cover both GB & XI ERMIS services for NCTS for Transit. This will cover the development, implementation, support and maintenance and upgrades for production and non-production environments and countries for ERMIS and future phases that may be required during the Term. This support, maintenance and upgrades include and is not limited to for any existing adapters created for the service. NCTS enables the UK to integrate with the EU Common Transit Convention (CTC) in the mandatory manner required to act as a member of the CTC. The NCTS specification for all CTC countries is being uplifted to the EU mandated NCTS specification.

  - This Schedule sets out the intended scope of the Services to be provided by the Supplier and to provide a description of what each Service entails:

- Requirements for the development and implementation NCTS and any future phases during the Term, including development, integration, implementation and support for changes to functional and non-functional requirements, throughout the operation and evolution of ERMIS to meet the Authority’s business, IT strategic objectives, EU and TAXUD legislative changes;

- Support and maintenance to include necessary work to fix defects and keep the NCTS solution performing to the level of functionality defined in the requirements and Service Levels;

- Necessary work to keep services current as a result of statutory and essential parameter changes; and

- Actions taken to prevent future problems arising as a result of infrastructure changes, performance issues and systems software upgrades;

- Support and monitoring for Application System Software.

- Services Description

| 3.1 | OPERATIONAL SERVICES: NCTS Phase 5, Phase 6 & ERMIS (Licensing, Maintenance and Support) |
| --- | --- |
| The Supplier Shall |  |
| 3.1.1 | Provide support for NCTS P5 and P6, the operation of the solution in Live Including diagnosis and creating of code fixes ready for deployment by the Authority. |
| 3.1.2 | Support and maintain ERMIS, developed or to be developed, as agreed with the Authority including HMRC specific requirements branched from the central ERMIS codebase. |
| 3.1.3 | Provide support for ERMIS, the operation of the ERMIS solution in Live including diagnosis and creating of code fixes ready for deployment by the Authority. |
| 3.1.4 | For each planned phase release provide additional support for Trader Test & Pre-Production GB & XI environments followed by heightened level of post go-live support for the 3 months after the agreed live implementation date (LID). Heightened Support post LID will be defined in the associated Statement of Work (SoW). |
| 3.1.5 | Provide Production Support for ERMIS and the associated UK Adapters. The Authority will act as the entry point for all Product-related incidents, undertake triage, and escalate to the Supplier when it has been identified that the cause of the incident lies within ERMIS or the National Adapters. (a) Provide support in line with agreed KPIs and SLAs set out in Schedule 2. (b) Provide support and maintenance of the following ERMIS and National Adapters: ERMIS Adapters: - CCN- Adapter - CSRD2-Adapter - Use CSRD2 r-Sync-Adapter National Adapters: - Trader-Channel-Adapter (incl. large message) - ANCF-Adapter - GVMS-adapter - Gateway-adapter - Trader-Data-Adapter (including EORI GB and XI) - Message-Replay-Adapter - Data-Warehouse-Adapter - CLS-Adapter - User-Sync-Adapter c) Continue to provide releases of ERMIS. In case of critical issues found, the Supplier will work closely with the Authority to provide a solution within the agreed timelines. Any defects found shall be resolved on the latest ERMIS release. Due to the release cycle of ERMIS, taking two releases into production per year increases the risk and workload in case of critical defects. d) Continue to ensure that ERMIS supports HMRC's Blue/Green deployment strategy. |
| 3.1.6 | Maintain CTC & UCC alignment by providing the Authority with upgrades in line with EU policy change. |
| 3.1.7 | Maintain CTC & UCC alignment by providing the Authority with UK specific requirements to align with EU policy. |
| 3.1.8 | Provide fixes and patches for any security vulnerabilities discovered on the Supplier’s artefacts during any security testing, security audit, penetration testing or otherwise from either the Supplier or the Authority that are flagged above a “low” level of risk/impact. |
| 3.1.9 | Ensure the Authority’s implemented version of ERMIS is kept in step with all Red Hat and other third-party software components that comprises of the Authority’s end-to-end solution in a controlled manner as agreed with the Authority. |
| 3.1.10 | Maintain the support for Export Control System (ECS Phase 2), in line with the standard Live Service SLAs as set out in Annex 1 (Schedule 2). |
| 3.2 | NETCOMPANY-INTRASOFT LICENCES |
| 3.2.1 | ERMIS NCTS RTU perpetual licenses were acquired under the agreement SR666781155. |
| 3.2.2 | Document and advise the Authority on all software consumption, monitoring, reporting and audit requirements that the Authority will be responsible for in pre and postproduction environments. |

| 3.3 |  | PROFESSIONAL SERVICES |
| --- | --- | --- |
| The scope of Professional Services shall be as set out in the SOWs agreed between the Parties, which may include any of the following: |  |  |
| The Supplier Shall |  |  |
| 3.3.2 |  | Respond to change requests within ten (10) Working Days of the Supplier’s receipt of those change requests, providing a written impact. The Authority will provide the Supplier with a list of authorised personnel that can submit change requests. The Supplier will only accept change requests from the Authority’s authorised personnel list. |
| 3.3.3 |  | Provide for each project/change request the following: Listed below is the minimum list of deliverables to be provided by the Supplier. The details of each deliverable will be agreed via a Statement of Work (SoW) prior or during the project. - Project Governance - Analysis Deliverables - Architectural Deliverable - DevOps and Infrastructure Deliverable - Training Material - Go-Live Report and Stabilisation Schedule - Closure report |
| 3.3.4 |  | Responsible for delivering outcomes to time, quality, and cost against fixed price & outcomes-based statements of works for all changes. |
| 3.3.5 |  | Be wholly responsible for the Supplier’s workforce and deployment. |
| 3.3.6 |  | During the Term, provide support for all legislative changes to Business Rules for GB / Northern Ireland and integration with Rest of World (RoW) to ensure ERMIS maintains alignment with EU MASP (Multi-Annual Strategic Plan) for Standardisation of Customs, compliance with EU Union Customs Code (UCC). |
| 3.3.7 |  | Provide knowledge transfer (KT) sessions to enable the Authority to assume responsibility for the live support of implemented components. A list of KT topics will be jointly agreed upon by both the Supplier and the Authority. Subject Matter Experts (SMEs) from both parties shall be identified and engaged to lead the delivery of their respective KT topics. The Supplier will ensure participation of SMEs from the ERMIS Product Team, NCTS Project Team, and HMRC NCTS Production Support (DevOps Team) as required. The delivery of KT sessions shall be limited to a maximum of two sessions per month. |
| 3.3.8 |  | Provide support to the technical working group between the Authority, AWS and the Supplier. |
| 3.3.9 |  | Provide an ERMIS product roadmap accessible to HMRC CDIO B&T team to enable informed decision-making regarding ERMIS upgrades. This is to be provided as a monthly and quarterly review and/or report of future releases for the ERMIS system to HMRC including both the major and minor releases, containing a 12month roadmap view. To include a clear and comprehensive plan for upgrades to the underlying ERMIS software components. The Supplier is required to provide notification to HMRC CDIO B&T team in advance of any changes to the ERMIS software stack. |
| 3.4 |  | OTHER REQUIREMENTS |
| The Supplier shall comply with the following requirements as set out in each SOW: |  |  |
| 3.4.1 |  | Comply with applicable provisions of the Authority’s CDIO Infrastructure Technology documented standards as made available to the Supplier. These standards are maintained at the CDIO level by CTO Architects and are applicable across all HMRC projects. They include the list of approved technologies, such as those under the HAWK and ECS frameworks. CDIO Infrastructure Technology documented standards include a comprehensive list of all approved technologies, an applicable subset of approved technologies relevant to the ERMIS stack can be reviewed and compared in collaboration with CTO Architects. Where full compliance is not feasible, the Supplier must provide a detailed problem statement and obtain formal approval from the Authority for any deviations from the documented standards. To ensure alignment: - The ERMIS product roadmap must be shared with the Authority in advance of any proposed changes to the technologies used within ERMIS. - These changes will be jointly reviewed with CDIO CTO Architects to assess their impact and ensure continued compliance with CDIO standards. - This approach also ensures that ERMIS remains compatible with the evolving HAWK and ECS roadmaps. - Relevant updates and technical details will be communicated to the Supplier on a regular basis to support ongoing alignment. - The Authority shall continue to share relevant sections of the CDIO Infrastructure Technology documented standards that apply to the NCTS delivery. - The Authority will be responsible for notifying the Supplier in advance of any proposed updates to these standards, and any additional new documents/standards, with such updates subject to review and mutual agreement. |
| 3.4.2 |  | Make sure all technical artefacts and automation code shared with the Authority are subject to vulnerability scans and reviews. |
| 3.4.3 |  | Throughout project lifecycle, support monthly playbook vulnerability scans and reviews of technical artefacts and any automation code shared with the Authority, by: - Scanning every code change within UK specific adapters and generating a vulnerability report for any direct dependencies. - Listing any issues, their severity and available fixes - And when building our images for delivery ensuring a full vulnerability scan and report is done, analysing the direct and transitive dependencies, also listing the issues found, severity and available fixes and sharing with HMRC. |
| 3.4.4 |  | Provide some on-site support during the project delivery phases in an HMRC Office in the UK. The locations and activities will be agreed as part of the relevant project Statement of Work. |
| 3.4.5 |  | Provide weekly status reporting and progress tracking, which includes progress updates from Project and Production Support. Delivery: Tracking will include milestones and deliverables, task completion, delivery timeline and schedule, risk and issues. Live Services: Tracking will include incidents reported, task completion, defect backlog, release timeline, risk and issues. |
| 3.4.6 |  | Grant the Authority access to the ERMIS Product page where specifications, manuals, and other artifacts are stored. Access will be limited to 50 HMRC payroll substantive users. For the avoidance of doubt, third-party supplier contractors will not be granted access. |
| 3.5 |  | Transit Discovery Support |
| 3.5.1 |  | The Supplier is required to participate in Transit discovery activities alongside the Authority. This involvement will encompass a series of workshops, with topics assigned across different delivery groups. The Supplier will take charge of designated discovery topics, developing and delivering the necessary documentation to showcase findings to the broader team. Additionally, the Supplier will contribute to the System Design Document (SDD). |
| 3.6 |  | NCTS Requirements |
| The section below (3.6.1 to 3.6.37) outlines the core NCTS requirements to be provided by the Supplier. |  |  |
| ERMIS Release Notes |  |  |
| 3.6.1 | Comprehensive Release Notes: The Supplier shall provide detailed ERMIS Release Notes to the Authority, including the date, delivery method, project release version, DDNTA version supported, current ERMIS release version, previous ERMIS release version delivered to the Authority, details of bug fixes, list of bugs (including known bugs from the ERMIS product team), new features, changes to roles and permissions, business rules, timers (where applicable), images indicating changes, CVEs fixed, any Helm Chart or Configuration changes, and changes to roles and permissions. |  |
| Interim or Tactical Workarounds |  |  |
| 3.6.2 | Identification of Workarounds: The Supplier shall thoroughly review the deployment and configuration processes for the ERMIS code release, adapter updates, and/or patches to identify any interim or tactical workarounds being utilised. |  |
| 3.6.3 | Documentation of Workarounds: The Supplier shall document the details of identified workarounds, including reasons for their use and potential impact on the overall solution. |  |
| 3.6.4 | Reporting of Workarounds: The Supplier shall provide a report to the HMRC Programme Manager and Technical Delivery Lead detailing the identified workarounds, including explanations, rationales, and potential risks or implications, along with recommendations for addressing underlying issues and transitioning away from workarounds. |  |
| DevOps Risk and Issue Management |  |  |
| 3.6.5 | Weekly Risk and Issue Report: The Supplier shall establish a process to continuously monitor and identify risks and issues, providing a weekly report to the HMRC Programme Manager and Technical Delivery Lead that outlines identified risks and issues, their potential impact, and proposed mitigation strategies. |  |
| 3.6.6 | Risk Mitigation Collaboration: The Supplier shall collaborate with the HMRC Programme Manager and Technical Delivery Lead and designated NCTS Core Solution Architects to review the weekly risk and issue report, prioritise identified risks and issues based on impact and urgency, agree on mitigation strategies, and assign responsibilities for implementation. |  |
| 3.6.7 | Transparency and Communication: The Supplier shall maintain transparency by keeping the HMRC Programme Manager and Technical Delivery Lead informed about the progress of mitigation efforts for identified risks and issues, proactively communicating any new risks or issues, and ensuring a clear understanding of DevOps-related challenges. |  |
| Solution Architecture and Collaboration |  |  |
| 3.6.8 | Collaboration with NCTS Core Solution Architects: The Supplier shall work directly with HMRC's designated NCTS Core Solution Architects on all architectural matters, ensuring no architectural decisions are made without their review. The Authority is responsible for providing a timely response on approvals/reviews. |  |
| 3.6.9 | Assessment of Solution Architecture: The Supplier shall assess the impact of changes from the ERMIS Product team, HAWK, ECS, or HCP on the overall solution architecture, ensuring it meets security and platform requirements without making changes without the review and approval of HMRC's NCTS Core Solution Architects. The Authority is responsible for providing a timely response on approvals/reviews. |  |
| 3.6.10 | Maintenance of Architectural Documentation: The Supplier shall maintain and update solution architecture documentation to reflect the current state of the solution, making it available to relevant stakeholders. |  |
| Technology Alignment and Integration |  |  |
| 3.6.11 | Collaboration with Technical Delivery Teams: The Supplier shall collaborate with HMRC's NCTS Core Solution Architects and technical delivery teams to understand requirements, constraints, and existing technology landscapes, facilitating regular alignment meetings to review technical concerns or dependencies. |  |
| 3.6.12 | Proposal of Compatible Solutions: The Supplier shall propose technology solutions compatible with HMRC's current systems and infrastructure, documenting technology architecture and integration points to ensure clear communication across stakeholders. |  |
| 3.6.13 | Seamless Integration: The Supplier shall identify and address technical issues impacting the integration of the NCTS service and ERMIS application, providing regular updates and progress reports to ensure transparency and alignment. |  |
| Scalability and Resilience Strategies |  |  |
| 3.6.14 | Definition of Scalability Strategies: The Supplier shall provide inputs to HMRC's NCTS Core Solution Architects on designing scalable technology solutions, considering factors like load balancing and horizontal scaling. |  |
| 3.6.15 | Definition of Resilience Strategies: The Supplier shall provide inputs on incorporating redundancy and failover mechanisms to ensure high availability, working closely with HMRC's NCTS Core Solution Architects and technical delivery teams to implement monitoring, alerting, and incident response processes. |  |
| 3.6.16 | Implementation and Testing and Test automation in Non-Production Environments (including Trader & Training environments): The Supplier shall implement and thoroughly test changes in non-production environments to improve resilience and scalability, providing detailed reports and recommendations on the effectiveness of implemented changes. The environments designated as Trader Test and Training reside on the Authority’s production network. Therefore, it is stipulated that only UK-based resources holding valid SC clearance shall execute deployments into these environments. |  |
| 3.6.17 | Documentation and Knowledge Transfer: The Supplier shall document scalability and resilience requirements, strategies, and implementation details, facilitating knowledge-sharing sessions to transfer expertise to HMRC's delivery teams. |  |
| Release Alignment and Quality Assurance |  |  |
| 3.6.18 | Release Alignment with Project Plan: The Supplier shall deliver ERMIS releases aligned with HMRC's CDIO B&T project plan to meet scheduled go-live dates. |  |
| 3.6.19 | Release Quality Assurance: The Supplier shall provide ERMIS releases with fixes for critical, high, medium, and low issues, accompanied by test evidence and completion reports, including "Manual/Automation/Performance Internal Acceptance Test (IAT) Report" and "Product level accessibility test report." |  |
| EPIDDs and Compatibility |  |  |
| 3.6.20 | Review and Sign-off of EPIDDs: The Supplier shall review Extended Physical Interface Design Documents (EPIDDs) and provide timely feedback before design finalisation, offering sign-off once the design is finalised to ensure compatibility with other HMRC delivery groups. |  |
| Deployment Support and Demonstrations |  |  |
| 3.6.21 | Deployment Demonstration: The Supplier shall provide a demonstration of deployment and technical changes for each new ERMIS release, patch, bug fix, or enhancement to facilitate smooth deployment in HMRC's CI/CD pipeline. The Supplier is responsible with managing deployments into non-production environments, including the Trader Test and Training environments, which are part of the production network. Deployments into these areas of the production network must be exclusively performed by UK-based personnel who possess valid SC clearance. The Authority retains responsibility for all deployments into production environments, with the exception of the Trader Test and Training environments. |  |
| 3.6.22 | Deployment Support: The Supplier shall ensure that a Subject Matter Expert (SME) from the ERMIS development/product team is available for troubleshooting and resolving issues during deployment in relation to ERMIS and its adapters. |  |
| Security Vulnerability Management |  |  |
| 3.6.23 | Security Vulnerability Fixes: The Supplier shall fix all "CRITICAL" security vulnerabilities, ensuring timely testing and deployment of security fixes, and maintaining a plan for outstanding vulnerabilities. |  |
| Accessibility Testing |  |  |
| 3.6.24 | Accessibility Testing: The Supplier shall perform required accessibility testing prior to delivering the release to HMRC to meet WCAG 2.2 (AA) standards for UI components impacted by ERMIS releases, providing test results and evidence to the Authority. |  |
| Technology Stack Compliance |  |  |
| 3.6.25 | Compliance with Approved Technology Stack: The Supplier shall use HMRC-approved products from the Enterprise Cloud Services technology catalogue to avoid delays in deployment due to non-compliant products. |  |
| Defect Management and Communication |  |  |
| 3.6.26 | Defect Management Updates: The Supplier shall provide timely updates on the Authority’s JIRA tickets assigned to them, including defect analysis and fix versions, to ensure effective defect tracking and resolution. |  |
| 3.6.27 | Defect Triage Meetings: The Supplier leads, and is fully responsible for, defect triage meetings and to provide inputs from the development team, reducing the turnaround time for fixing defects. |  |
| DDNTA Compliance |  |  |
| 3.6.29 | DDNTA Alignment: The Supplier shall ensure the ERMIS product is kept up to date with DDNTA changes, notifying HMRC of upcoming changes and their delivery timelines well in advance of EU deadlines. The Authority is responsible for notifying the Supplier of upcoming changes as communicated through DG TAXUD. |  |
| 3.6.30 | Compliance Documentation: The Supplier shall deliver updated ERMIS products, release notes, documentation, and impacted artefacts to the Authority in a timely manner to facilitate accurate liaison with the EU. |  |
| Test Strategy and Execution |  |  |
| 3.6.31 | The Supplier will execute against the existing HMRC test strategy and test plans. The Supplier is responsible for refining and documenting any agreed-upon changes in collaboration HMRC. This responsibility includes enhancing or developing new automated testing capabilities to optimise delivery for both GB and XI NCTS instances. |  |
| Deployment and DevOps Services |  |  |
| 3.6.32 | The Supplier will provide comprehensive Deployment and DevOps services, including but not limited to: - Status Reporting: Regular monitoring of available dashboards, system performance and reporting of status updates. - Bug Fixing and Technical Clarifications: Support for resolving technical issues and providing clarifications as needed. - Environments Management: Dedicated support for managing environments, including deployment into all current testing environments (Dev, System Testing, Trader Test, Conformance, Training, System Integration Testing, POAT (PVT & OAT Environments)) for GB and XI. SIT has three countries (it could CH or IT). - Deployment Activities and Issue Resolution: Leading deployment activities and resolving issues related to deployments and environments. - DevOps Team Support: Providing dedicated resources and capabilities to support HMRC DevOps teams for GB and XI. - Deployment Responsibility: The Supplier is accountable for all deployments, including those within the Trader & Training environments, which are part of the production network. For any deployments to areas within the production network, it is mandatory that they be conducted solely by UK-based personnel who hold valid SC clearance. - Penetration Testing Coordination and Environment Readiness: Support the Authority with their preparation, readiness, and running of Pen Testing, including working with the Authority DevOps team to make sure that the Training Environment or any other suitable environment where Pen Testing will be carried out is ready in time for the Pen Testing. |  |
| Business Analysis Capability |  |  |
| 3.6.33 | The Supplier will provide - Business analysis capabilities to support the elaboration of business requirements into functional requirements/user stories and non-functional requirements/technical standards for the delivery of GB and XI NCTS instances Solution Implementation and integration. The assigned Business Analysts must also support the defect triage, facilitating and documenting decisions, and gain inputs from the HMRC policy. - Business Analyst must create and provide reference data to support the functioning of the non-production environments. - The Business Analysts must create the required User Stories as the perquisites for the creating of Test Cases. |  |
| Internal Test and Quality Assurance |  |  |
| 3.6.34 | The Supplier shall provide support during the End-to-End (E2E) Testing process, which shall include, but not be limited to, the following activities: - Triaging issues identified during the E2E testing phases; - Investigating the root causes of defects or failures; and - Implementing resolutions where fixes or enhancements can be delivered through modifications to the ERMIS adapters or the ERMIS base release. For the avoidance of doubt, the Supplier shall not be responsible for the overall management or execution of the E2E Testing process. Responsibility for such activities shall remain with the Authority and its designated E2E Test Manager(s). The Supplier shall, however, collaborate closely with the Authority’s appointed test leadership, providing timely technical support and resolution expertise to facilitate the smooth progression of testing activities and the closure of identified issues. This collaborative approach ensures that the Supplier remains focused on maintaining the integrity and functionality of the ERMIS components, while the overarching E2E testing lifecycle remains under the direction and control of the Authority. The Supplier will be responsible for: - Planning, Designing, Executing, and Reporting: Smoke testing, for System Integration Testing (SIT). The detailed scope will be defined in subsequent SoWs. - System Testing Preparation: Creating test Cases, reviewing and planning the preparation for the execution of System Testing. HMRC JIRA will be used. The Authority will provide the relevant accesses to enable transition of existing test cases/scripts from the Supplier’s JIRA into the Authority’s JIRA, and to support all testing activities. - Smoke Tests: Preparation and execution of Smoke tests in all the non-production environments when a release is deployed, including ERMIS bases release and/or new adaptor or any changes that require running of the smoke tests. - Non-production environments include ST, CT, PVT/POAT, Training, Trader Test, Pre-Prod, SIT - Regression Tests: Preparation and execution of regressions tests (manual and automated) in all the non-production environments when a release is deployed, including ERMIS bases release and/or new adaptor or any changes that require running of the regressions tests. - Test and Quality Assurance: Ensuring the quality of the Solution in HMRC environments. - Non-Functional Testing: Planning, designing, and reporting of Performance, Volume, and Stress Testing (PVT), Operational Acceptance Testing (OAT), and other Non-Functional Tests (NFT), including full execution based on the agreed and signed-off scope by the B&T Testing Guild leads. - E2E/SIT Test Management and Execution: Supporting end-to-end/SIT test management and execution. - Trader Test: Prepare the Trader Tests environments as per the plan, including smoke testing, regression testing, and any other preparations required before the environments are handed over. - including preparation, execution and reporting of the progress. It covers all modes of Conformance Testing where applicable. - Support the Accessibility Testing team by providing the required user journeys in the format that is required by the Accessibility Testing team for them to run accessibility tests. - Carry out RBAC testing in the Training Environments to ensure that the SSO works as per the scope of the releases. - Create and have all the test completion reports for the testing in scope with the B&T Testing Guild Leads. - Prepare the PVT and OAT Environments in time for the execution of the POAT and also execute the POAT as per the agreed scope. - Bespoke Ongoing Development: Providing bespoke ongoing development support. |  |
| Go-live Readiness |  |  |
| 3.6.35 | The Supplier Shall: - Create the detailed implementation plan - Provide the inputs and complete actions assigned from the E2E Implementation Manager - Prepare for the Go-live by fulfilling the required activities. - Where applicable make sure that the Service Readiness criteria is met. - Support the go-live activities |  |
| Programme Management |  |  |
| 3.6.36 | The Supplier Shall: - be responsible, within the boundaries of work related to NCTS end-to-end delivery, for leading the governance, communication and planning with relevant delivery groups. - The responsibilities also include co-ordinating analysis, design, and forming EPIDDs where the respective delivery groups will be responsible for writing EPIDDs. This work must be done in close collaboration with SMEs, such as HMRC Business Analysts and HMRC Solution Architects to ensure alignment across HMRC system landscape. - be responsible for weekly progress reports, highlighting programme level RAID items. - accept that the Authority will retain overall accountability and decision making for any Program Management that the Supplier undertakes. |  |
| Product-Centric Delivery Approach |  |  |
| 3.6.37 | As part of this Agreement, the Authority intends to move towards a product-centric approach on NCTS. The Supplier is responsible to support HMRC on this initiative. The Supplier Shall: - Engage in Regular Strategy Sessions: Conduct periodic strategy meetings to ensure the product's development aligns with HMRC's long-term goals and regulatory requirements. - Collaborate on Future Roadmap Planning: Work collaboratively with HMRC to plan future product roadmaps, ensuring that upcoming features and enhancements meet HMRC's strategic needs. - Provide Customisation and Configuration Support: Assist HMRC in customising and configuring the ERMIS product to meet specific operational needs and compliance standards. - Offer Training and Support: Deliver comprehensive training sessions for HMRC staff to ensure they are proficient in using the ERMIS system and to maximize the product’s value. - Implement Feedback Mechanisms: Establish structured feedback loops to gather and analyse HMRC’s user experience data, using this information to inform future product enhancements. - Facilitate Change Management: Support the Authority in managing the change process as the product evolves, including helping with user adoption and minimising disruption to existing processes. - Ensure Compliance and Security Standards: Regularly update and maintain the product to meet evolving security standards and compliance requirements specific to HMRC’s operations. - Conduct Impact Assessments for New Releases: Before implementing new releases, assess their potential impacts on HMRC’s current workflows and systems, providing detailed reports and mitigation strategies. - User Research: The supplier will be responsible for supporting on any User Research activities the Authority deems necessary. |  |
| - Optional Requirements |  |  |
| NCTS Opt in (TSAD) The Authority may decide to opt-in for TSAD at a later date. This requirement is for the Supplier to do the necessary discovery, analysis, design and implementation of TSAD should this be required. This will be included via a separate Statement of Work. |  |  |

# SCHEDULE 1.2 PRICING

- Definitions

| “ATP Milestone/Deliverable” | the Milestone/Deliverable linked to Authority to Proceed for the relevant Operational Services set out in the Implementation Plan; |
| --- | --- |
| “CPP Milestone/Deliverable” | a contract performance point as set out in the Implementation Plan, being the Milestone/Deliverable at which the Supplier has demonstrated that the Supplier Solution or relevant Service is working satisfactorily in its operating environment in accordance with Schedule 1.4 (Testing Procedures); |
| “Critical Service Failure” | is when: - There is a delay of six (6) calendar months in the delivery of a non-critical Milestone/Deliverable included in a SoW, that is due to the fault of the Supplier, unless revised delivery dates have been agreed between the parties. - There is a delay of three (3) calendar months in the delivery of a critical Milestone/Deliverable that is included in a SoW, that is due to the fault of the supplier, unless revised delivery dates have been agreed between the parties. - 15% Service Credits have been gained in more than three (3) monthly reporting periods of any rolling four-month period. - (warranty substitution) Where severity 1 or 2 fix SLAs have not been met for 3 consecutive months. |
| “Delay” | - a delay in the Achievement/Acceptance of a Milestone/Deliverable by its Milestone/Deliverable Date; or - delay in the design, development, testing or implementation of a Deliverable by the relevant date set out in the Implementation Plan; |
| “Delivery Delay Payments” | has the meaning given in Paragraphs 5.1 - 5.4 of Schedule 1.2 Pricing |
| “Milestone” | an event or task described in the Implementation Plan which, if applicable, shall be completed by the relevant Milestone Date; |
| “Deliverable” | an item or feature delivered or to be delivered by the Supplier at or before a Milestone Date or at any other stage during the performance of this Agreement; |
| “Implementation Plan" | the Implementation Plan, as approved by the Authority and updated from time to time pursuant to the provisions of Schedule 1.3; |
| “Milestone and/or Deliverable Acceptance/Achievement Certificate/Certification” | the certificate to be granted by the Authority when the Supplier has achieved a Milestone/Deliverable, which shall be in substantially the same form as that set out in Annex 3 of Schedule 1.4; |
| “Milestone/Deliverable Date” | the target date set out in the Statement of Work, Change Request and/or Contract Change Notice (CCN) against the relevant Milestone/Deliverable by which the Milestone/Deliverable must be achieved. |
| “Milestone/Deliverable Payment” | a payment identified in the Statement of Work to be made following the issue of a Milestone/Deliverable Achievement/Acceptance Certificate |
| “Milestone/Deliverable Retention” | has the meaning given in Paragraph 4.3 of Schedule 1.2 Pricing |
| “Operational Services” | the operational services described as such in Schedule 1.1 (Services Description); |
| “Professional Services” | the catalogue of professional services described as such in Schedule 1.1 (Service Description); |
| “Service Charges” | the periodic payments made in accordance with Schedule 1.2 (Pricing) in respect of the supply of the Operational Services; |
| “SOW - Statement of Work” | a document signed by the Authority and Supplier describing a specific set of activities and/or Deliverables which the Supplier is to provide the Authority, issued pursuant to this Agreement. This document will include the Supplier’s charges and how they will meet the Authority’s requirements. |
| “Supporting Documentation” | Sufficient information in writing to enable the Authority reasonably to assess whether the Charges, reimbursable expenses and other sums due from the Authority detailed in the information are properly payable, including copies of any applicable Milestone/Deliverable Achievement/Acceptance Certificates or receipts; |

- Applicable Pricing Mechanism

  - Service Charges shall be calculated using the pricing mechanism specified in this Schedule and based on the rates and/or prices specified in Annex 1.

- Professional Services Charging approach

  - All changes to the Services shall be managed in accordance with Schedule 4 (Change Control and Statement of Works Procedure).

  - Change Requests that require changes to the Supplier’s solution (i.e. the provision of Professional Services) will be managed through Statements of Work.  The Milestone/Deliverable Payment will be calculated by reference to the following pricing mechanism:

    - The day rates set out in Table 1 of Annex 1 shall be used to calculate the relevant Charges, provided that the Supplier (or its Sub-contractor) shall:

        - unless otherwise agreed by the Authority, the Supplier’s proposals will include fixed price Charges for each Milestone/Deliverable;

        - demonstrate how their Charges have been calculated including a detailed breakdown of delivery teams by SFIA grade, rate and number of contractors used to calculate the Charges.

        - not be entitled to include any uplift for risks or contingencies within its day rates;

        - where the Authority has agreed time and materials, only be entitled to be paid Charges that have been properly and reasonably incurred, taking into account the Supplier’s obligation to deliver the Services in a proportionate and efficient manner; and

        - keep records of hours properly worked by Supplier Personnel (in the form of timesheets) and expenses incurred and submit a summary of the relevant records with each invoice. If the Authority requests copies of such records, the Supplier shall make them available to the Authority within ten (10) Working Days of the Authority’s request.

- Milestone/Deliverable Payments

  - Subject to the provisions of Paragraph 5 in relation to the deduction of Delivery Delay Payments, on the achievement of a Milestone/Deliverable the Supplier shall be entitled to invoice the Authority for the Milestone/Deliverable Payment associated with that Milestone/Deliverable less the applicable Milestone/Deliverable Retention in accordance with this Schedule.

  - Each invoice relating to a Milestone/Deliverable Payment shall be supported by, as a pre-requisite for payment:

    - a Milestone/Deliverable Achievement/Acceptance  Certificate; and

    - where the Milestone/Deliverable Payment is to be calculated by reference Time and Materials pricing mechanism, the supplier will provide Supporting Documentation.

  - Unless otherwise agreed in the Statement of Work, the “Milestone/Deliverable Retention” percentage applicable to any Milestone/Deliverables included in each Statement of Work, for both fixed price and where the Authority has agreed a Time and Materials pricing mechanism, where Achievement/Acceptance  Certification is not issued, will be 10% of the individual Milestone/Deliverable Payment. For the avoidance of doubt, this clause does not affect or prejudice the Authority’s rights under clause 5.

- Delivery Delay Payments

  - The Authority will categorise Milestone/Deliverable as critical or non-critical based on impact to NCTS delivery plans. Each Milestone/Deliverable will be categorised on a case-by-case basis, taking into account impact on wider NCTS delivery/performance and value.

  - In the event of failure to deliver a non-critical fixed price Milestone/Deliverable, that is due to the fault of the Supplier, the Supplier will be required to complete the work at its own cost and the relevant payment for that Milestone/Deliverable may be withheld until completion and Achievement/Acceptance . The following other measures will immediately be put in place:

    - The Supplier will issue a delay notice in advance or exceptionally on the Milestone/Deliverable Date, setting out the reasons for delay. A single Supplier owner for resolution will be appointed.

    - The Supplier will share a mitigation plan with the Authority within five (5) Working Days of a missed Milestone/Deliverable Date.

    - Regular reporting will be put in place with the Authority’s point of contact until the Milestone/Deliverable has been met.

    - In the event that the Milestone/Deliverable has still not been met within two months of the original Milestone/Deliverable Date, a delay penalty of 5% of the individual Milestone/Deliverable Payment will apply.

    - In the event that the Milestone/Deliverable has still not been met six months after the original Milestone/Deliverable Date, the Authority will have the right to invoke a Critical Service Failure event and issue a termination notice to the Supplier.

  - In the event of failure to deliver a critical fixed price Milestone/Deliverable, that is due to the fault of the Supplier, the Supplier will be required to complete the work at its own cost and the relevant payment for that Milestone/Deliverable will be withheld until completion and acceptance. The following other measures will immediately be put in place:

    - The Supplier will issue a delay notice in advance or exceptionally on the Milestone/Deliverable Date setting out the reasons for delay. A single Supplier owner for resolution will be appointed.

    - The Supplier will share a mitigation plan with the Authority within five (5) Working Days of a missed Milestone/Deliverable Date.

    - Regular reporting will be put in place with the Authority point of contact until the Milestone/Deliverable has been met.

    - The Supplier's will make its Account Manager available to discuss the issue and agree the remedy.

    - In the event that the Milestone/Deliverable has still not been achieved/accepted within one month of the original Milestone/Deliverable Date, a delay penalty of 5% of the individual Milestone/Deliverable Payment will apply.

    - In the event that the Milestone/Deliverable has still not been met within two months of the original Milestone/Deliverable Date, a second delay penalty of 5% of the individual Milestone/Deliverable Payment will apply. This is in addition to the delay penalty in clause 5.3.5 above.

    - In the event that the Milestone/Deliverable has still not been met three months after the original Milestone/Deliverable Date, the Authority will have the right to invoke a Critical Service Failure event and issue a termination notice to the Supplier.

  - In the event that that a delay occurs that is not the fault of the Supplier (e.g. because the Authority has missed a key dependency), the Supplier should issue a delay notice as soon as it becomes aware of the issue, citing the reason, indicating the period of delay and requesting joint agreement to a revised schedule and if necessary additional charges. The Authority shall not unreasonably withhold or delay such agreement.

- Release of Milestone/Deliverable Retention

  - On achievement of a CPP Milestone/Deliverable relating to the Supplier Solution or one or more Services (as the case may be), the Supplier shall be entitled to invoice the Authority for an amount equal to all Milestone/Deliverable Retentions that relate to Milestone/Deliverable identified in the “CPP Milestone/Deliverable Charge Number” column of Table 1 (or, in relation to Milestone/Deliverable Retentions in respect of Optional Services, Table 4) of Annex 2 and corresponding CPP Milestone/Deliverable Charge Number identified in Table 2 of Annex 4 of Schedule 1.4 (Testing Procedures) as being payable in respect of that CPP Milestone/Deliverable and have not been paid before such CPP Milestone/Deliverable

## ANNEX 1: PRICING MECHANISM

- Professional Services

  - The applicable Charges and pricing model for the provision of Professional Services, including Managed Services as defined in Annex 1 to Schedule 2, will be as set out in each Statement of Work (SOW). These Charges will be calculable on the basis of the day rates set out in Table 1(a) & 1(b) below.

Table 1(a): Supplier’s Personnel Rate Card – UK Day Rates (Day Rates are inclusive of all travel and subsistence to Primary Location)

Table 1(b): Supplier’s Personnel Rate Card – Offshore Day Rates

SOW-based Pricing Models

The Parties may agree to use one or more of the following pricing models:

        - Fixed Price
Payment shall be made monthly in arrears upon completion and acceptance by the Authority of completed Milestones/Deliverables as defined in the SOW.

- Each Milestone/Deliverable shall be:

          - Clearly defined and priced in the SOW;

          - Accompanied by measurable and objective Achievement/Acceptance criteria.

Payment will be made following the Authority’s issue of the to the Supplier.

        - Time and Material (T&M)

For SOWs where work is variable, ongoing, or not so easily broken into discrete Milestones/Deliverables, a time and materials (T&M) pricing model may be used. Under this model:

          - The Supplier shall be compensated based on actual hours worked or days expended by authorised Supplier Personnel, multiplied by the agreed-upon day rates (as set out in tables 1(a) and 1(b) above), as specified in the SOW. The day rates apply to an eight (8) hour Working Day, between the hours of 09:00 and 17:00 (unless otherwise agreed with the Authority).

          - Any materials, third-party services, or expenses shall be reimbursed at cost, provided that such items are pre-approved by the Authority and supported by valid receipts or documentation.

          - The Supplier shall submit detailed timesheets and supporting documentation for review and approval alongside each invoice. For any work performed on a T&M basis, recorded hours shall be rounded up to the nearest two (2) hours for billing and reporting purposes.

          - All invoiced hours and expenses shall be subject to verification and approval by the Authority prior to payment.

          - Monthly or periodic invoices shall be submitted in arrears, unless otherwise specified in the SOW.

- Service Charges

  - The following Service Charges shall apply for the provision of Operational Services:

2.2 Breakdown of Service Charge (monthly) for Live Services:

# SCHEDULE 1.3 IMPLEMENTATION PLAN

- Introduction

  - This Schedule outlines the approach, processes, and governance mechanisms for the structured planning, execution, and monitoring of the Services to be delivered under the Agreement.

  - The implementation and delivery of Services will be governed and structured through the execution of a Statement of Work (SOW), based on the baseline service requirements of the Authority as set out in Schedule 1.1.

The Supplier will develop an implementation plan (the “Implementation Plan”), in accordance with the provisions of this Schedule, for the provision of Services in respect of each SOW, unless otherwise agreed with the Authority.

- Approval of the Implementation Plan

  - The Supplier shall commence with the development of the Implementation Plan within ten (10) Working Days of the SOW Start Date.

  - The Supplier shall submit a draft of the Implementation Plan to the Authority for approval within twenty (20) Working Days of the SOW Start Date.

  - The Supplier shall ensure that the draft Implementation Plan:

- incorporates all of the relevant Milestones and Milestone Dates, including any Deliverables, acceptance criteria, and timelines;

- includes (as a minimum) the Supplier's proposed timescales in respect of the following for each of the Milestones:

- the review and finalisation of the required design documents;

- the completion of the ERMIS base release build and adaptors and release date for delivery; and

- the completion of any Testing to be undertaken in accordance with Schedule 6.2 (Testing Procedures);

- clearly outlines all the steps required to implement the Milestones to be achieved in the SOW lifecycle, together with a high-level plan for the rest of the programme, in conformity with the requirements of the Authority;

- clearly outlines the required roles and responsibilities of both Parties, including any staffing requirements, reporting structures, dependencies, and constraints; and

- is produced using a software tool as specified or agreed by the Authority.

  - Following receipt of the draft Implementation Plan from the Supplier, the Authority shall:

- review and comment on the draft Implementation Plan as soon as reasonably practicable; and

- notify the Supplier in writing that it approves or rejects the draft  Implementation Plan no later than twenty (20) Working Days after the date on which the draft Implementation Plan is first delivered to the Authority.

  - If the Authority rejects the draft Implementation Plan:

- the Authority shall inform the Supplier in writing of its reasons for its rejection; and

- the Supplier shall then revise the draft Implementation Plan (taking reasonable account of the Authority's comments) and shall re-submit a revised draft Implementation Plan to the Authority for the Authority's approval within twenty (20) Working Days (or five (5) Working Days, in the event of minor revisions) of the date of the Authority's notice of rejection. The provisions of Paragraph 2.4 and this Paragraph 2.5 shall apply again to any resubmitted draft Implementation Plan, provided that either Party may refer any disputed matters for resolution by the Dispute Resolution Procedure at any time.

- Updates To And Maintenance Of The Detailed Implementation Plan

  - Following the approval of the Implementation Plan by the Authority:

- the Supplier shall submit a revised Implementation Plan to the Authority every week starting one (1) week from the date of approval;

- without prejudice to Paragraph 3.1(a), the Authority shall be entitled to request a revised Detailed Implementation Plan at any time by giving written notice to the Supplier and the Supplier shall submit a draft revised Implementation Plan to the Authority within twenty (20) Working Days of receiving such a request from the Authority (or such longer period as the Parties may agree provided that any failure to agree such longer period shall be referred to the Dispute Resolution Procedure);

- any revised Implementation Plan shall (subject to Paragraph 3.2) be submitted by the Supplier for approval in accordance with the procedure set out in Paragraph 2; and

- the Supplier’s performance against the Implementation Plan shall be monitored at meetings of the Monthly Operational Board and through project governance reviews, which will be led by the Authority's Programme Manager and Technical Delivery Lead. In preparation for such meetings and reviews, the current Implementation Plan shall be provided by the Supplier to the Authority not less than five (5) Working Days in advance of each meeting or review session.

  - Save for any amendments which are of a type identified and notified by the Authority (at the Authority's discretion) to the Supplier in writing as not requiring approval, any material amendments to the Detailed Implementation Plan shall be subject to the Change Control Procedure provided that any amendments to elements of the Implementation Plan which affect the Milestone Dates, Milestone Payments, Deliverables or acceptance criteria shall be deemed to be material amendments.

  - Any proposed amendments to the Implementation Plan shall not come into force until they have been approved in writing by the Authority.

- GOVERNMENT REVIEWS

  - The Supplier acknowledges that the Services may be subject to Government review at key stages of the project. The Supplier shall cooperate with any bodies undertaking such review and shall allow for such reasonable assistance as may be required for this purpose within the Charges.

- Updates To And Maintenance Of The Detailed Implementation Plan

# SCHEDULE 1.4 TESTING PROCEDURES

The specific responsibilities and obligations of the Supplier in relation to the Testing Procedures apply to the provision of Profession Services and will be as detailed in the Statement of Work.

- Definitions

In this Schedule, the following definitions shall apply:

| “Component” | any constituent parts of the infrastructure for a Service, hardware or Software; |
| --- | --- |
| “Material Test Issue” | a Test Issue of Severity Level 1 or Severity Level 2; |
| “Severity Level” | the level of severity of a Test Issue, the criteria for which are described in Annex 1; |
| “Test Certificate” | a certificate materially in the form of the document contained in Annex 2 issued by the Authority when a Deliverable has satisfied its relevant Test Success Criteria; |
| “Test Issue” | any variance or non-conformity of a Deliverable from its requirements (such requirements being set out in the relevant Test Success Criteria); |
| “Test Issue Threshold” | in relation to the Tests applicable to a Milestone/Deliverable, a maximum number of Severity Level 3, Severity Level 4 and Severity Level 5 Test Issues as set out in the relevant Test Plan; |
| “Test Issue Management Log” | a log for the recording of Test Issues as described further in Paragraph 9.1 |
| “Test Plan” | a plan: (a) for the Testing of Deliverables; and (b) setting out other agreed criteria related to the achievement of Milestones, as described further in Paragraph 5; |
| “Test Reports” | the reports to be produced by the Supplier setting out the results of Tests; |
| “Test Specification” | the specification that sets out how Tests will demonstrate that the Test Success Criteria have been satisfied, as described in more detail in Paragraph 7; |
| “Test Success Criteria” | in relation to a Test, the test success criteria for that Test as referred to in Paragraph 6; |
| “Test Witness” | any person appointed by the Authority pursuant to Paragraph 10.1; and |
| “Testing Procedures” | the applicable testing procedures and Test Success Criteria set out in this Schedule. |

- Capitalised terms used in this Schedule have the meanings given to them in this Schedule, Terms & Conditions or Schedule 1.2 (Pricing) of the Agreement.

- Risk

  - The issue of a Test Certificate, a Milestone/Deliverable and/or a conditional Milestone/Deliverable shall not:

    - operate to transfer any risk that the relevant Deliverable or Milestone is complete or will meet and/or satisfy the Authority's requirements for that Deliverable or Milestone; or

    - affect the Authority's right subsequently to reject:

          - all or any element of the Deliverables to which a Test Certificate relates; or

          - any Milestone to which the Milestone Achievement Certificate relates.

  - Notwithstanding the issuing of any Milestone/Deliverable (including the Milestone/Deliverable in respect of Authority to Proceed), the Supplier shall remain solely responsible for ensuring that:

    - the Supplier Solution as designed and developed is suitable for the delivery of the Services and meets the Authority Requirements;

    - the Services are implemented in accordance with this Agreement; and

    - each Target Performance Level is met from the relevant Operational Service Commencement Date.

- Testing Overview

  - All Tests conducted by the Supplier shall be conducted in accordance with the Test Strategy, the Test Plans and the Test Specifications.

  - The Supplier shall conduct comprehensive functional and non-functional testing to ensure that ERMIS and various adaptor releases meet the specified requirements for both NA.XI and NA.GB.

  - The Supplier shall not submit any Deliverable for Testing:

    - unless the Supplier is reasonably confident that it will satisfy the relevant Test Success Criteria;

    - until the Authority has issued a Test Certificate in respect of any prior, dependant Deliverable(s); and

    - until the Parties have agreed the Test Plan and the Test Specification relating to the relevant Deliverable(s).

  - The Supplier shall use reasonable endeavours to submit each Deliverable for Testing or re-Testing by or before the date set out in the Implementation Plan for the commencement of Testing in respect of the relevant Deliverable.

  - Prior to the issue of a Test Certificate, the Authority shall be entitled to review the relevant Test Reports and the Test Issue Management Log

  - The Supplier must engage with the CDIO B&T NCTS project team and the NCTS Live Services Test Manager to discuss the coverage of test cases completed prior to the delivery of both scheduled and unplanned releases, including production hotfixes.

  - Any Disputes between the Authority and the Supplier regarding Testing shall be referred to the Dispute Resolution Process.

- Test Strategy

  - The Supplier shall develop the final Test Strategy as soon as practicable after the Effective Date but in any case no later than 20 Working Days (or such other period as the Parties may agree in writing) after the Effective Date.

  - The final Test Strategy shall include:

        - an overview of how Testing will be conducted in accordance with the Implementation Plan;

        - the process to be used to capture and record Test results and the categorisation of Test Issues;

        - the method for mapping the expected Test results to the Test Success Criteria;

        - the procedure to be followed if a Deliverable fails to satisfy the Test Success Criteria or produces unexpected results, including a procedure for the resolution of Test Issues;

        - the procedure to be followed to sign off each Test;

        - the process for the production and maintenance of Test Reports and reporting, including templates for the Test Reports and the Test Issue Management Log, and a sample plan for the resolution of Test Issues;

        - the names and contact details of the Authority's and the Supplier's Test representatives;

        - a high level identification of the resources required for Testing, including facilities, infrastructure, personnel and Authority and/or third party involvement in the conduct of the Tests;

        - the technical environments required to support the Tests; and

        - the procedure for managing the configuration of the Test environments.

- Test Plans

  - The Supplier shall develop Test Plans and submit these for the approval of the Authority as soon as practicable but in any case no later than 20 Working Days (or such other period as the Parties may agree in the Test Strategy or otherwise agree in writing) prior to the start date for the relevant Testing (as specified in the implementation Plan).

  - Each Test Plan shall include as a minimum:

        - the relevant Test definition and the purpose of the Test, the Milestone/Deliverable to which it relates, the requirements being tested and, for each Test, the specific Test Success Criteria to be satisfied;

        - a detailed procedure for the Tests to be carried out, including:

          - the timetable for the Tests, including start and end dates;

          - the Testing mechanism;

          - dates and methods by which the Authority can inspect Test results or witness the Tests in order to establish that the Test Success Criteria have been met;

          - the mechanism for ensuring the quality, completeness and relevance of the Tests;

          - the format and an example of Test progress reports and the process with which the Authority accesses daily Test schedules;

          - the process which the Authority will use to review Test Issues and the Supplier’s progress in resolving these in a timely basis;

          - the Test Schedule;

          - the re-Test procedure, the timetable and the resources which would be required for re-Testing; and

        - the process for escalating Test Issues from a re-test situation to the taking of specific remedial action to resolve the Test Issue.

  - The Authority shall not unreasonably withhold or delay its approval of the Test Plans provided that the Supplier shall incorporate any reasonable requirements of the Authority in the Test Plans.

- Test Success Criteria

- The Test Success Criteria for:

        - each Test that must be achieved for the Supplier to achieve either the ATP Milestone/Deliverable or a CPP Milestone/Deliverable are set out in Annex 4; and

        - all other Tests shall be agreed between the Parties as part of the relevant Test Plan pursuant to Paragraph 5.

- Test Specification

  - Following approval of a Test Plan, the Supplier shall develop the Test Specification for the relevant Deliverables as soon as reasonably practicable and in any event at least 10 Working Days (or such other period as the Parties may agree in the Test Strategy or otherwise agree in writing) prior to the start of the relevant Testing (as specified in the Implementation Plan).

  - Each Test Specification shall include as a minimum:

        - the specification of the Test data, including its source, scope, volume and management, a request (if applicable) for relevant Test data to be provided by the Authority and the extent to which it is equivalent to live operational data;

        - a plan to make the resources available for Testing;

        - Test scripts;

        - Test pre-requisites and the mechanism for measuring them; and

        - (expected Test results, including:

          - a mechanism to be used to capture and record Test results; and

          - a method to process the Test results to establish their content.

- Testing

  - Before submitting any Deliverables for Testing the Supplier shall subject the relevant Deliverables to its own internal quality control measures.

  - The Supplier shall manage the progress of Testing in accordance with the relevant Test Plan and shall carry out the Tests in accordance with the relevant Test Specification. Tests may be witnessed by the Test Witnesses in accordance with Paragraph 10.

  - The Supplier shall notify the Authority at least 10 Working Days (or such other period as the Parties may agree in writing) in advance of the date, time and location of the relevant Tests and the Authority shall ensure that the Test Witnesses attend the Tests, except where the Authority has specified in writing that such attendance is not necessary.

  - The Authority may raise and close Test Issues during the Test witnessing process.

  - The Supplier shall provide to the Authority in relation to each Test

        - a draft Test Report not less than 2 Working Days (or such other period as the Parties may agree in writing) prior to the date on which the Test is planned to end; and

        - the final Test Report within 5 Working Days (or such other period as the Parties may agree in writing) of completion of Testing.

  - Each Test Report shall provide a full report on the Testing conducted in respect of the relevant Deliverables, including:

        - an overview of the Testing conducted;

        - identification of the relevant Test Success Criteria that have been satisfied;

        - identification of the relevant Test Success Criteria that have not been satisfied together with the Supplier's explanation of why those criteria have not been met;

        - the Tests that were not completed together with the Supplier's explanation of why those Tests were not completed;

        - the Test Success Criteria that were satisfied, not satisfied or which were not tested, and any other relevant categories, in each case grouped by Severity Level in accordance with Paragraph 9.1; and

        - the specification for any hardware and software used throughout Testing and any changes that were applied to that hardware and/or software during Testing.

- Testing Issues

  - Where a Test Report identifies a Test Issue, the Parties shall agree the classification of the Test Issue using the criteria specified in Annex 1 and the Test Issue Management Log maintained by the Supplier shall log Test Issues reflecting the Severity Level allocated to each Test Issue.

  - The Supplier shall be responsible for maintaining the Test Issue Management Log and for ensuring that its contents accurately represent the current status of each Test Issue at all relevant times. The Supplier shall make the Test Issue Management Log available to the Authority upon request.

  - The Authority shall confirm the classification of any Test Issue unresolved at the end of a Test in consultation with the Supplier. If the Parties are unable to agree the classification of any unresolved Test Issue, the Dispute shall be dealt with in accordance with the Dispute Resolution Procedure using the Expedited Dispute Timetable.

- Test Witnessing

  - The Authority may, in its sole discretion, require the attendance at any Test of one or more Test Witnesses selected by the Authority, each of whom shall have appropriate skills to fulfil the role of a Test Witness.

  - The Supplier shall give the Test Witnesses access to any documentation and Testing environments reasonably necessary and requested by the Test Witnesses to perform their role as a Test Witness in respect of the relevant Tests.

  - The Test Witnesses

        - shall actively review the Test documentation;

        - will attend and engage in the performance of the Tests on behalf of the Authority so as to enable the Authority to gain an informed view of whether a Test Issue may be closed or whether the relevant element of the Test should be re-Tested;

        - shall not be involved in the execution of any Test;

        - shall be required to verify that the Supplier conducted the Tests in accordance with the Test Success Criteria and the relevant Test Plan and Test Specification;

        - may produce and deliver their own, independent reports on Testing, which may be used by the Authority to assess whether the Tests have been achieved;

        - may raise Test Issues on the Test Issue Management Log in respect of any Testing; and

        - may require the Supplier to demonstrate the modifications made to any defective Deliverable before a Test Issue is closed.

- Test Quality Audit

  - Without prejudice to its rights pursuant to Clause 12.2(b) (Records, Reports, Audits & Open Book Data), the Authority may perform on-going quality audits in respect of any part of the Testing (each a “Testing Quality Audit”) subject to the provisions set out in the agreed Quality Plan.

  - The focus of the Testing Quality Audits shall be on:

        - adherence to an agreed methodology;

        - adherence to the agreed Testing process;

        - adherence to the Quality Plan;

        - review of status and key development issues; and

        - identification of key risk areas.

  - The Supplier shall allow sufficient time in the Test Plan to ensure that adequate responses to a Testing Quality Audit can be provided.

  - The Authority will give the Supplier at least 5 Working Days' written notice of the Authority’s intention to undertake a Testing Quality Audit and the Supplier may request, following receipt of that notice, that any Testing Quality Audit be delayed by a reasonable time period if in the Supplier’s reasonable opinion, the carrying out of a Testing Quality Audit at the time specified by the Authority will materially and adversely impact the Implementation Plan.

  - A Testing Quality Audit may involve document reviews, interviews with the Supplier Personnel involved in or monitoring the activities being undertaken pursuant to this Schedule, the Authority witnessing Tests and demonstrations of the Deliverables to the Authority. Any Testing Quality Audit shall be limited in duration to a maximum time to be agreed between the Supplier and the Authority on a case-by-case basis (such agreement not to be unreasonably withheld or delayed). The Supplier shall provide all reasonably necessary assistance and access to all relevant documentation required by the Authority to enable it to carry out the Testing Quality Audit.

  - If the Testing Quality Audit gives the Authority concern in respect of the Testing Procedures or any Test, the Authority shall:

        - discuss the outcome of the Testing Quality Audit with the Supplier, giving the Supplier the opportunity to provide feedback in relation to specific activities; and

        - subsequently prepare a written report for the Supplier detailing its concerns,

- and the Supplier shall, within a reasonable timeframe, respond in writing to the Authority’s report.

  - In the event of an inadequate response to the Authority’s report from the Supplier, the Authority (acting reasonably) may withhold a Test Certificate (and consequently delay the grant of a Milestone/Deliverable Achievement/Acceptance  Certificate) until the issues in the report have been addressed to the reasonable satisfaction of the Authority.

- Outcome of Testing

  - The Authority shall issue a Test Certificate as soon as reasonably practicable when the Deliverables satisfy the Test Success Criteria in respect of that Test without any Test Issues.

  - If the Deliverables (or any relevant part) do not satisfy the Test Success Criteria then the Authority shall notify the Supplier and:

        - the Authority may issue a Test Certificate conditional upon the remediation of the Test Issues;

        - where the Parties agree that there is sufficient time prior to the relevant Milestone/Deliverable Date, the Authority may extend the Test Plan by such reasonable period or periods as the Parties may reasonably agree and require the Supplier to rectify the cause of the Test Issue and re-submit the Deliverables (or the relevant part) to Testing; or

        - where the failure to satisfy the Test Success Criteria results, or is likely to result, in the failure (in whole or in part) by the Supplier to meet a Milestone/Deliverable , then without prejudice to the Authority’s other rights and remedies, such failure shall constitute a Notifiable Default for the purposes of Annex 5 (Rectification Plan Process).

  - The Authority shall be entitled, without prejudice to any other rights and remedies that it has under this Agreement, to recover from the Supplier any reasonable additional costs it may incur as a direct result of further review or re-Testing which is required for the Test Success Criteria for that Deliverable to be satisfied.

  - Evidence of the testing must be documented and provided as part of the release notes. The Non-Functional Requirements (NFRs) will be detailed in the Statement of Work (SoW)

- Issue Of Milestone/Deliverable

  - The Authority shall issue a Milestone/Deliverable in respect of a given Milestone/Deliverable as soon as is reasonably practicable following:

        - the issuing by the Authority of Test Certificates and/or conditional Test Certificates in respect of all Deliverables related to that Milestone/Deliverable which are due to be Tested; and/or

        - performance by the Supplier to the reasonable satisfaction of the Authority of any other tasks identified in the Implementation Plan or SOW as associated with that Milestone/Deliverable (which may include the submission of a Deliverable that is not due to be Tested, such as the production of Documentation).

  - The grant of a Milestone/Deliverable shall entitle the Supplier to the receipt of a payment in respect of that Milestone/Deliverable in accordance with Clause 6 of the Terms & Conditions 6.

  - If a Milestone/Deliverable is not achieved, the Authority shall promptly issue a report to the Supplier setting out:

        - the applicable Test Issues ; and

        - any other reasons for the relevant Milestone/Deliverable not being Achieved.

  - If there are Test Issues but these do not exceed the Test Issues Threshold, then provided there are no Material Test Issues, the Authority shall issue a Milestone/Deliverable

  - Without prejudice to the Authority’s other remedies the following shall constitute a Notifiable Default for the purposes of Annex 5 (Rectification Plan Process) and the Authority shall refuse to issue a Milestone/Deliverable where:

        - there is one or more Material Test Issue(s); or

  - 13.6 If there are Test Issues which exceed the Test Issues Threshold but there are no Material Test Issues, the Authority may at its discretion (without waiving any rights in relation to the other options) choose to issue a Milestone/Deliverable conditional on the remediation of the Test Issues in accordance with an agreed Rectification Plan provided that:

        - any Rectification Plan shall be agreed before the issue of a conditional Milestone/Deliverable unless the Authority agrees otherwise (in which case the Supplier shall submit a Rectification Plan for approval by the Authority within 10 Working Days of receipt of the Authority’s report pursuant to Paragraph 13.3); and

        - where the Authority issues a conditional Milestone/Deliverable Achievement/Acceptance  Certificate, it may (but shall not be obliged to) revise the failed Milestone/Deliverable Date and any subsequent Milestone/Deliverable Date

## ANNEX 1: TEST ISSUES – SEVERITY LEVELS

- Severity Level 1 Test Issue: a Test Issue that causes non-recoverable conditions, e.g. it is not possible to continue using a Component, a Component crashes, there is database or file corruption, or data loss;

- Severity Level 2 Test Issue: a Test Issue for which, as reasonably determined by the Authority, there is no practicable workaround available, and which:

  - causes ERMIS or one of the National Adapters to become unusable;

  - causes a lack of functionality, or unexpected functionality, that has an impact on the current Test; or

  - has an adverse impact on any other Component(s) or any other area of the Services;

- Severity Level 3 Test Issue: a Test Issue which:

  - causes a Component to become unusable;

  - causes a lack of functionality, or unexpected functionality, but which does not impact on the current Test; or

  - has an impact on any other Component(s) or any other area of the Services; but for which, as reasonably determined by the Authority, there is a practicable workaround available;

- Severity Level 4 Test Issue: a Test Issue which causes incorrect functionality of a Component or process, but for which there is a simple, Component based, workaround, and which has no impact on the current Test, or other areas of the Services; and

- Severity Level 5 Test Issue: a Test Issue that causes a minor problem, for which no workaround is required, and which has no impact on the current Test, or other areas of the Services

## ANNEX 2: TEST CERTFICATE

- To: [NAME OF SUPPLIER]

- FROM: [NAME OF AUTHORITY]

- [Date]

- Dear Sirs,

- TEST CERTIFICATE

- Deliverables: [insert description of Deliverables]

- We refer to the agreement (the “Agreement”) relating to the provision of the Services between the [name of Authority] (the “Authority”) and [name of Supplier] (the “Supplier”) dated [date].

- Capitalised terms used in this certificate have the meanings given to them in the Terms & Conditions or Schedule 1.4 (Testing Procedures) of the Agreement.

- [We confirm that the Deliverables listed above have been tested successfully in accordance with the Test Plan relevant to those Deliverables.]

- OR

- [This Test Certificate is issued pursuant to Paragraph 12.1 of Schedule 1.4 (Testing Procedures) of the Agreement on the condition that any Test Issues are remedied in accordance with the Rectification Plan attached to this certificate.]*

- *delete as appropriate

- Yours faithfully

- [Name]

- [Position]

- acting on behalf of [name of Authority]

## ANNEX 3: MILESTONE/DELIVERABLE CERTIFICATE

- To: [NAME OF SUPPLIER]

- FROM: [NAME OF AUTHORITY]

- [Date]

- Dear Sirs,

- MILESTONE/DELIVERABLE

- Milestone/Deliverable: [insert description of Milestone]

- We refer to the agreement (the “Agreement”) relating to the provision of the Services between the [name of Authority] (the “Authority”) and [name of Supplier] (the “Supplier”) dated [date].

- Capitalised terms used in this certificate have the meanings given to them in the Terms & Conditions or as elsewhere defined.

- [We confirm that all the Deliverables relating to Milestone [number] have been delivered successfully [or that a conditional Achievement/Acceptance Certificate has been issued in respect of those Deliverables that have not satisfied the relevant Acceptance Criteria.]]*

- OR

- [This Milestone/Deliverable is granted pursuant to the Agreement on the condition that any Issues are remedied in accordance with the Rectification Plan attached to this certificate.]*

- [You may now issue an invoice in respect of the Milestone/Deliverable Payment associated with this Milestone/Deliverable in accordance with the provisions of Terms & Conditions Section 6)]*

- *delete as appropriate

- Yours faithfully

- [Name]

- [Position]

- acting on behalf of [Authority]

## ANNEX 4: TEST SUCCESS CRITERIA

- Tests to be Achieved in order to Achieve the ATP Milestone

| Test | Pre-Conditions | Test Success Criteria |
| --- | --- | --- |
| [List all Tests relating to ATP Milestone] |  |  |

- Tests to be Achieved in order to Achieve a CPP Milestone

| CPP Milestone Charge No. | Test | Test Success Criteria |
| --- | --- | --- |
|  | [List all Tests relating to CPP Milestone Charge No] |  |

## ANNEX 5: RECTIFICATION PLAN PROCESS

## 1. Without limitation and without prejudice to the Authority's rights under this Agreement, if there is a Service Level Failure or if the Supplier otherwise fails to perform its obligations under this Agreement, the Supplier shall:

## investigate, assemble and preserve pertinent information with respect to the cause(s) of the problem, including performing a root cause analysis of the problem;

## advise the Authority, as and to the extent reasonably requested by the Authority, of the status of remedial effort being undertaken with respect to such problem;

## minimise the impact of and correct the problem and thereafter recommence performance in accordance with and so as to meet or exceed the Service Level Target of all the service levels as soon as possible; and

## take appropriate preventative measures so that the problem does not reoccur.

Notification

## 2. In the event that:

    - there is, or is reasonably likely to be, a Delay;

### in any Service Period there has been a Service Level Failure;

    - the Supplier commits a material Default that is capable of remedy (and for these purposes a material Default may be a single material Default or a number of Defaults or repeated Defaults (whether of the same or different obligations and regardless of whether such Defaults are remedied) which taken together constitute a material Default);

    - following any audit conducted by the Authority in accordance with this Agreement, there is, or is reasonably likely to be, a Default; and/or

(each a “Notifiable Default”), the Supplier shall notify the Authority of the Notifiable Default as soon as practicable but in any event within three (3) Working Days of becoming aware of the Notifiable Default, detailing the actual or anticipated effect of the Notifiable Default and the Authority may not terminate this Agreement in whole or in part on the grounds of the Notifiable Default without first following the Rectification Plan Process.

## If:

    - the Supplier notifies the Authority that a Notifiable Default has occurred; or

    - the Authority notifies the Supplier that it considers (acting reasonably) that a Notifiable Default has occurred (setting out sufficient detail so that it is reasonably clear what the Supplier has to rectify),

the Supplier shall comply with the Rectification Plan Process.

Submission of the draft Rectification Plan

## The Supplier shall submit a draft Rectification Plan to the Authority for it to review as soon as possible and in any event within ten (10) Working Days (or such other period as may be agreed between the Parties). The Supplier shall submit a draft Rectification Plan even if the Supplier disputes that it is responsible for the Notifiable Default.

## The draft Rectification Plan shall set out:

    - full details of the Notifiable Default that has occurred, including a root cause analysis;

    - the actual or anticipated effect of the Notifiable Default; and

    - the steps which the Supplier proposes to take to rectify the Notifiable Default (if applicable) and to prevent such Notifiable Default from recurring, including timescales for such steps and for the rectification of the Notifiable Default (where applicable).

## The Supplier shall promptly provide to the Authority any further documentation that the Authority reasonably requires to assess the Supplier’s root cause analysis.

Agreement of the Rectification Plan

## The Authority may reject the draft Rectification Plan by notice to the Supplier if, acting reasonably, it considers that the draft Rectification Plan is inadequate, for example because the draft Rectification Plan:

    - is insufficiently detailed to be capable of proper evaluation;

    - will take too long to complete;

    - will not prevent reoccurrence of the Notifiable Default; and/or

    - will rectify the Notifiable Default but in a manner which is unacceptable to the Authority.

## The Authority shall notify the Supplier whether it consents to the draft Rectification Plan as soon as reasonably practicable. If the Authority rejects the draft Rectification Plan, the Authority shall give reasons for its decision and the Supplier shall take the reasons into account in the preparation of a revised Rectification Plan. The Supplier shall submit the revised draft of the Rectification Plan to the Authority for review within five (5) Working Days (or such other period as agreed between the Parties) of the Authority’s notice rejecting the first draft.

## If the Authority consents to the Rectification Plan:

## the Supplier shall immediately start work on the actions set out in the Rectification Plan; and

## the Authority may no longer terminate this Agreement in whole or in part on the grounds of the relevant Notifiable Event.

Rectification Plan

| Request for [Revised] Rectification Plan |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details of the Default: | [Guidance: Explain the Default, with clear schedule and clause references as appropriate] |  |  |  |  |
| Deadline for receiving the [Revised] Rectification Plan: | [add date (minimum 10 days from request)] |  |  |  |  |
| Signed by [CCS/Authority] : |  |  | Date: |  |  |
| Supplier [Revised] Rectification Plan |  |  |  |  |  |
| Cause of the Default | [add cause] |  |  |  |  |
| Anticipated impact assessment: | [add impact] |  |  |  |  |
| Actual effect of Default: | [add effect] |  |  |  |  |
| Steps to be taken to rectification: | Steps | Timescale |  |  |  |
|  | 1. | [date] |  |  |  |
|  | 2. | [date] |  |  |  |
|  | 3. | [date] |  |  |  |
|  | 4. | [date] |  |  |  |
|  | […] | [date] |  |  |  |
| Timescale for complete Rectification of Default | [X] Working Days |  |  |  |  |
| Steps taken to prevent recurrence of Default | Steps | Timescale |  |  |  |
|  | 1. | [date] |  |  |  |
|  | 2. | [date] |  |  |  |
|  | 3. | [date] |  |  |  |
|  | 4. | [date] |  |  |  |
|  | […] | [date] |  |  |  |
| Signed by the Supplier: |  | Date: |  |  |  |
| Review of Rectification Plan [CCS/Authority] |  |  |  |  |  |
| Outcome of review | [Plan Accepted] [Plan Rejected] [Revised Plan Requested] |  |  |  |  |
| Reasons for Rejection (if applicable) | [add reasons] |  |  |  |  |
| Signed by [CCS/Authority] |  | Date: |  |  |  |

# SCHEDULE 2 SERVICE LEVELS AND KPIS

- Definitions

| “Critical Service Level Failure” | shall be the failure to meet a critical Service Level Target for any individual Service Level as specified in the NCTS Service Level Model; |
| --- | --- |
| “Major Service Level Failure” | shall be the failure to meet a major failure target for any individual Service Level as specified the NCTS Service Level Model |
| “Minor Service Level Failure” | shall be the failure to meet a major failure target for any individual Service Level as specified in the NCTS Service Level Model |
| "Service Credits" | any service credits specified in the NCTS Service Level Model being payable by the Supplier to the Authority in respect of a Service Level Failure; |
| "Service Credit Cap" | will equal 15% of the monthly charge for the Live Services covered in Section 3.1 of Schedule 1.1 (Services Description); |
| "Service Level Failure" | means a failure to meet the Service Level Target in respect of a Service Level; |
| “Service Level Model” | means ‘the NCTS Service Level Model |
| "Service Level Target" | shall be as set out against the relevant Service Level in the NCTS Service Level Model. All Service Level Targets are provided in full in the Service Level Model. For the purpose of the Definitions, Service Level Performance Measure shall be read as Service Level Target; |
| “Service Hour” | means one hour within the contracted support hours as specified in the Service Level Model; |
| “Service Day” | means a period during contracted Service Hours e.g. Monday to Friday 07:00 to 19:00 |
| “Service Points” | means the points allocated to each Service Level Target within the NCTS Service Level Model. |

- Service Levels

  - If the level of performance of the Supplier:

    - is likely to or fails to meet any Service Level Target or;

    - is likely to cause or causes a Critical Service Failure to occur, the Supplier shall immediately notify The Authority in writing and the Authority, in its absolute discretion and without limiting any other of its rights, may:

require the Supplier to immediately take all remedial action that is reasonable to mitigate the impact on the Authority and to rectify or prevent a Service Level Failure or Critical Service Level Failure from taking place or recurring;

instruct the Supplier to comply with the Rectification Plan Process;

if a Service Level Failure has occurred, deduct from the Charges the applicable Service Level Credits payable by the Supplier to the Authority; and/or

if a Critical Service Level Failure has occurred, exercise its right to Compensation for Critical Service Level Failure in accordance with Terms & Conditions Sections Clause 20 (including the right to terminate for material Default).

  - The Supplier shall at all times provide the Services to meet or exceed the Service Level Targets for each Service Level.

  - The Supplier acknowledges that any Service Level Failure shall entitle the Authority to the rights set out in Part A of this Schedule 2 including the right to any Service Credits and that any Service Credit is a price adjustment and not an estimate of the Loss that may be suffered by the Authority as a result of the Supplier’s failure to meet any Service Level Targets.

  - The Supplier shall send monthly Performance Measurement Reports to the Authority’s contract manager detailing the level of service that was achieved in accordance with the provisions of this Schedule 2. The Supplier shall also provide weekly status reports to the NCTS Service Management team. To enable the Supplier to achieve this, the Authority will configure its ITSM tool to measure the Supplier’s SLA performance (response time and resolution time, less any time where the incident or problem record is in a pended state) and provide reasonable access to the Supplier to present and extract this information.

  - A Service Credit shall be the Authority’s exclusive financial remedy for a Service Level Failure except where:

    - the Supplier has over the previous (twelve) 12 Month period exceeded the Service Credit Cap; and/or

    - the Service Level Failure:

      - is a Critical Service Level Failure, if relevant; and/or

has arisen due to a Prohibited Act or wilful Default by the Supplier; and/or

results in the corruption or loss of any Government Data; and/or

results in the Authority being required to make a compensation payment to one or more third parties; and/or

    - the Authority is otherwise entitled to or does terminate this Agreement pursuant to Clause 20.2 of the Terms & Conditions;

- Critical Service Level Failure

On the occurrence of a Critical Service Level Failure:

  - any Service Credits that would otherwise have accrued during the relevant Service Period shall not accrue; and

  - the Authority shall (subject to the Service Credit Cap) be entitled to withhold and retain as compensation a sum equal to any Charges which would otherwise have been due to the Supplier in respect of that Service Period ("Compensation for Critical Service Level Failure"),

provided that the operation of this Clause 3 shall be without prejudice to the right of the Authority to terminate this Contract and/or to claim damages from the Supplier for material Default as a result of such Critical Service Level Failure.

Part A: Service Levels and Service Credits

- Service Levels

  - For the purposes of Service Credits, each Service Level is to be assessed independently of other Service Levels.

  - For any individual Service Level, a Service Level Failure for any of the Service Level Targets allocated to it will determine the Service Credits due to that Service Level, with materiality of failure determining the Service Points e.g. a major failure in one Service Level Target and a minor failure in a second Service Level Target would determine a Major Service Level Failure for the Service Level.

  - Service Levels and performance against Service Level Targets are to be assessed for each Service Period, except where specifically noted otherwise in this Schedule 2.

- External Factors Affecting Service Levels

  - The Supplier shall be entitled to relief from the Service Levels Failures caused by the action or inaction by the Authority or its Third-Party suppliers who have direct contracts with the Authority provided that the Supplier has notified the Authority promptly and in any event as part of the report in which the relief is claimed. Such relief should relate specifically to the external factor in question and does not void the Service Level for the measurement period.

  - The Supplier shall explicitly identify any Service Level Failures that have been excluded either fully or partially from the calculation of performance and propose where relevant and reasonably possible which third party supplier and/or the Authority action or inaction should be allocated to that Service Level Failure.  In the event of a partial exclusion, the Supplier shall also identify the proportion of any Service Points which should accrue to the Supplier as a result of that Service Level Failure.

  - For the purposes of calculating Service Credits and Service Points, the Authority will configure its ITSM tool to measure the Supplier’s SLA performance (response time and resolution time, less any time where the incident or problem record is in a pended state) and provide reasonable access to the Supplier to present and extract this information.

  - For scenarios where the Supplier is awaiting additional information necessary to resolve an incident or problem, the timer used to measure the resolution time will be paused. This pause will remain in effect until the required information is provided, ensuring that the Supplier's performance metrics are not adversely affected by delays outside of their control. This provision aims to create fairness and accountability, ensuring that performance evaluations are based on accurate and complete information.

- Service Credits

  - The Authority shall use the Performance Measurement Reports supplied by the Supplier under Part B (Performance Measurement) of this Schedule 2 (Service Levels and KPIs) to verify the calculation and accuracy of the Service Credits, if any, applicable to each Service Period.

  - The liability of the Supplier in respect of Service Credits shall be subject to Part A Paragraph 3.4 of this Schedule 2 (Service Levels and KPIs) provided that, for the avoidance of doubt, the operation of the Service Credit Cap shall not affect the continued accrual of Service Credits in excess of such financial limit in accordance with the provisions of this Schedule 2 (Service Levels and KPIs).

  - Service Credits are a reduction of the amounts payable in respect of the Deliverables and do not include VAT. The Supplier shall set-off the value of any Service Credits against the appropriate invoice in accordance with calculation formula in Part A of this this Schedule 2 (Service Levels and KPIs).

  - the Supplier's aggregate liability in respect of all:

    - Service Credits; and

    - Compensation for Critical Service Level Failure;

incurred in any rolling period of 12 months shall be subject to the Service Credit Cap.

- Repeat Service Level Failures

  - In addition to the Service Points incurred via a Service Level Failure for any particular month, repeat failures will incur additional Service Points with an additional 50% of the current month's relevant points for the duration of any failures. Such repeat failure calculations will only apply to an individual Service Level i.e. failures for one Service Level will not cause a repeat failure for other Service Levels.

  - For example, for a Service Level with Service Points of 15 (minor) and 20 (major):

| Month 1: | - Minor Service Level Failure = 15 Service Points |
| --- | --- |
| Month 2: | - Minor Service Level Failure = 22.5 Service Points - (15 + 15/2 x 1 repeat failure month) |
| Month 3: | - Major Service Level Failure = 40 Service Points - (20 + 20/2 x 2 repeat failure months) |
| Month 4: | - Minor Service Level Failure = 37.5 Service Points - (15 + 15/2 x 3 repeat failure months) |
| Month 5: | - No Service Level Failure for that Service Level = 0 Service Points |

- Amendment of Service Levels and Service Points

  - Where a new application or other impacting Change is introduced to this Agreement, the Parties shall agree and document new Service Levels, or amendments to the existing, Service Levels that shall apply prior to the release of that Change onto the Live Environment.

    - A Service Level is not required to have all three types of Service Level Failure but will always have at least one Service Level Target.

    - The Authority may propose amendments to the Service Points applicable to the Service Levels to reflect its changing or emergent priorities for the Services. Any changes will be subject to joint agreement between both Parties.

    - For clarity, this includes the allocation of Service Points to Service Levels that previously did not have any Service Points allocated. It may also include the removal of Service Points from that Service Level.

    - Following two Major Failures for any individual Service Level within a six-month window, the Authority may instigate a Critical Service Level Failure for that Service Level and therefore define a critical failure target for any/all of the Service Level Targets within the Service Level. Such critical failure targets should be comparable to other comparable services and in line with any other targets already defined for the relevant Service Level.

- Addition of New or Changed Service Levels

  - the Authority may propose new or changed Service Levels either temporarily (for example, during the delivery of a Change, or during key business events) or permanently (for example, in response to changing standards or following a transition of the Services). Any changes will be subject to joint agreement between both Parties.

    - The Supplier shall adopt the Service Level Model as requested by the Authority. The Authority will provide a reporting template which the Supplier will populate from the Authority ITSM tool and other monitoring/analytical tools which the supplier may need to use.

    - Such new Service Levels will be implemented through the Change Control Procedure. The Authority will provide a notice period of 30 days of such changes to the Supplier.

Part B: Performance Measurement

- Performance Measurement and Performance Review

  - Within twenty (20) Working Days of the Commencement date the Supplier shall provide the Authority with details of how the process in respect of the monitoring and reporting of Service Levels will operate between the Parties and the Parties will endeavour to agree such process as soon as reasonably possible.

  - The Supplier shall provide the Authority with performance monitoring reports ("Performance Measurement Reports”) in accordance with the process and timescales agreed pursuant to paragraph 1.1 of Part B of this Schedule 2 (service levels and KPI) which shall contain, as a minimum, the following information in respect of the relevant Service Period just ended:

- for each Service Level, the actual performance achieved over the Service Level for the relevant Service Period;

- a summary of all failures to achieve Service Levels that occurred during that Service Period;

- details of any Critical Service Level Failures;

- for any repeat failures, actions taken to resolve the underlying cause and prevent recurrence;

- the Service Credits to be applied in respect of the relevant period indicating the failures and Service Levels to which the Service Credits relate; and

- such other details as the Authority may reasonably require from time to time.

  - The Parties shall attend meetings to discuss Performance Measurement Reports ("Performance Review Meetings") on a monthly basis (unless otherwise agreed). The Performance Review Meetings will be the forum for the review by the Supplier and the Authority of the Performance Measurement Reports.  The Performance Review Meetings shall (unless otherwise agreed):

take place within one (1) week of the Performance Measurement Reports being issued by the Supplier at such location and time (within normal business hours) as the Authority shall reasonably require;

be attended by the Supplier Representative and the Authority Representative; and

be fully minuted by the Supplier and the minutes will be circulated by the Supplier to all attendees at the relevant meeting and also to the Authority Representative and any other recipients agreed at the relevant meeting.

  - The minutes of the preceding Month's Performance Review Meeting will be agreed and signed by both the Supplier Representative and the Authority Representative at each meeting.

  - The Supplier shall provide to the Authority such documentation as the Authority may reasonably require in order to verify the level of the performance by the Supplier and the calculations of the amount of Service Credits for any specified Service Period.

Reporting

  - The Supplier will provide monthly reports for the PIs and SLAs set out in the table below. For the avoidance of doubt Service Credits will only apply to SLA.

| Measure | KPI/SLA |
| --- | --- |
| Incident Management Response | SLA |
| Incident Management Updates | KPI |
| Reporting | SLA |
| Incident Management Resolution | SLA |
| Problem Management Assessment | SLA |
| Problem Management Resolution | SLA |
| Change Enablement | SLA |

Satisfaction Surveys

  - The Authority may undertake satisfaction surveys in respect of the Supplier's provision of the Services. The Authority shall be entitled to notify the Supplier of any aspects of their performance of the provision of the Services which the responses to the satisfaction surveys reasonably suggest are not in accordance with this Contract.

Annex 1: Managed Services

- Introduction

Managed Services (i.e. Live Services) is defined as the support for the current Production version of ERMIS and National Adapters consisting of:

- Fixes for defects identified through business-as-usual use of NCTS, delivered as release versions of ERMIS and National Adapters.

- Fixes for security vulnerabilities identified through security testing, security audit, penetration testing or otherwise from either the Supplier or the Authority.

- Service Hours

Support shall be provided between the hours of 0800 and 1800 (UK time), Monday to Friday, excluding UK Public Holidays.

Outside of these hours, the Supplier shall provide on-call support for P1 and P2 incidents. P1 and P2 incidents are to be reported to the Supplier’s Service Desk by telephone. The Supplier’s Service Desk will engage its on-call engineer and Major Incident Manager, who will lead the Supplier’s response to the incident. The Authority will coordinate and schedule major incident bridge calls, in and out of hours, and invite the Supplier’s Major Incident Manager, who will engage technical resources, as required, for collaborative analysis.

Ad-hoc arrangements will be agreed for warranty cover for LID deployments.

- Incident Management

Where a bug or defect is identified through business-as-usual use of NCTS, an incident record shall be passed to Netcompany resolution in accordance with the service level measures in 3.1.

Where a workaround exists and analysis of cause and provision of fix is required, a problem record shall be created and passed to the Supplier, with all relevant incident records linked (with each placed in a paused status), for fix in accordance with agreed service level measures.

Fixes shall be provided to the Authority as version releases of ERMIS and National Adapters.

To support efficient identification of cause and development of appropriate fix, the Supplier shall provide a template outlining the details required to undertake analysis of the bug / defect. The information requested within this template is to be provided by Authority when escalating an incident (or problem) record to the Supplier.

The Supplier is reliant on access to the Authority’s production systems and associated log data to analyse bugs and defects.

  - Priority Definitions and Service Level Measures

| Priority | Definition | Response Time | Response Updates | Resolution Time | Hours |
| --- | --- | --- | --- | --- | --- |
| 1 | Severe service outage or total loss of functionality. No workaround. | 15 minutes | Every hour | 2 Hours | 24x7 |
| 2 | Major function impaired. High impact on business. No viable workaround. | 30 minutes | Every 2 hours | 4 hours | 24x7 |
| 3 | Partial impact or degradation. Workaround may exist. | 4 hours | Every 4 hours | 1 day | 0800-1800, M-F, excluding BH |
| 4 | Minor issues with limited or no impact on operations. | 8 hours | Every 6 hours | 3 days | 0800-1800, M-F, excluding BH |
| 5 | Non-urgent request, enhancement, or enquiry | 12 hours | Every 60 hours | 5 days | 0800-1800, M-F, excluding BH |

- 3.2 Incident management resolution times Enhanced Level Thresholds

- 3.3 Incident Management Response SLAs

P1 and P2 incidents must be reported by phone/teams call to the Supplier to facilitate an immediate response. Communication of updates between the Supplier and the Authority shall be maintained regularly until service is restored.

- 3.4 Incident Management Response Updates

Service Credits and Service Points shall not apply to incident updates.

- Problem Management

  - Problem Definition of Priorities

| Priority | Definition | Problem Assessment | Resolution Time |
| --- | --- | --- | --- |
| 1 | Definitions as outlined above in Incidents. | 5 Days | 3 Months |
| 2 | Definitions as outlined above in Incidents. | 5 Days | 3 Months |
| 3 | Definitions as outlined above in Incidents. | 5 Days | 6 Months |
| 4 | Definitions as outlined above in Incidents. | 5 Days | 6 Months |

- 4.2 Problem Process Definition

- The intent for the Services is to reasonably minimise the time taken to assess and confirm the problem.

- Where a workaround exists and analysis of cause and provision of fix is required, a problem record shall be created and passed to the Supplier, with all relevant incident records linked, for provision of fix in accordance with agreed service level measures.

- Problems are to be assessed in standard configuration working days, measured on a Mon-Fri, 08:00 to 18:00 basis, no holiday support, between the states of new and reaching RCA (root cause analysis) state.

- The time taken from the creation of the problem record to the completion of the assessment (i.e. validation of the problem and check against existing records). The Service Level Target to include all problems where the assessment deadline is within the Service Period under assessment.

Service Level Target: Time to Complete Problem Assessment

Target Time

5 Working Days (M-F 07:00-19:00 GMT)

- 4.3 NTCS Enhanced Service Levels - Problem management resolution

  - The intent for the Services is to reasonably minimise the time taken to resolve and rectify problems, based on their priority.

  - Resolutions are measured from the start of the root cause analysis through to the date the problem is set to be resolved in the Authority ITSM tool. The Service Level Target is to include all problems where the problem target resolution date falls within the Service Period under assessment.

|  |  | Service Level Target: Closure Time Mon-Fri 08:00-18:00 basis with No holidays support |
| --- | --- | --- |
|  | Type | Target Time |
| Priority 1 & 2 | Resolved date | 3 Months (65 Days) |
| Priority 3 & 4 | Resolved date | 6 Months (130 Days) |

- Change enablement

- 5.1 NTCS   Enhanced Service Levels - Change Enablement

To ensure that all Change, especially service impacting change, is processed appropriately, with all governance and due diligence activities being completed to prevent loss of service to the customer

|  | Target | Threshold | Failure Severity Levels | Service Points |
| --- | --- | --- | --- | --- |
| Minor | "Zero P1 or P2 Incidents Caused by Change" | None (Zero) | >0 | 15 |
| Major |  |  | >1 | 20 |

- Reporting and Governance

Monthly reporting is required by the Authority to be provided by the 10th working day of the month on each of the below:

- Each KPI and SLA documented in this contract

- Monthly report of future releases for the ERMIS system

The Authority will configure its ITSM tool to measure the Supplier’s service level performance with reasonable access provided so that the Supplier can present and extract this data.

Irrespective, the Supplier shall still provide a weekly status report.

Service performance shall  be reviewed quarterly to ensure that it continues to meet the needs of the Authority.

- Service Credit Calculations

  - The calculation for Service Credits is calculated using the following:

SC = ((TSP x %) x (SCC)) x AC

| SC = | Service Credit - is the total Service Credit calculated for the relevant Service Period; and payable by the supplier |
| --- | --- |
| TSP = | Total Service Points - is the total Service Points that have accrued for the relevant Service Period for all KPI failures (Plus any points added for Repeat Failures) |
| % = | is 1% |
| SCC = | Service Credit Cap |
| AC = | Account Charge - is the total Service Charge payable for the relevant Service Period |

SCHEDULE 3 CONTRACT MANAGEMENT PLAN AND MANAGEMENT INFORMATION

- MANAGEMENT OF THE SERVICES

  - Both Parties shall ensure that appropriate resource is made available on a regular basis such that the aims, objectives and specific provisions of this Agreement can be fully realised.

  - Both Parties shall pro-actively manage risks attributed to them under the terms of this Agreement and the Supplier shall develop, operate, maintain and (as appropriate) amend processes for the identification and management of risks and issues.

  - The Supplier shall provide to the Authority’s representatives access to all relevant documentation and/or any part of the Supplier’s (or its sub-contractor’s) premises as may be reasonably requested by the Authority’s representatives, including for the purpose of commercial assurance, risk assessment, security assurance, familiarisation on procedures, audit of the Supplier’s compliance with this Agreement and/or site audits. Full details of the Authority’s requirement and timescales for the provision of management information reports are set out in Paragraph 3.

  - The Authority reserves the right to attend meetings between the Supplier and any subcontractors it utilises to provide the service to ensure proper oversight, management, delivery and performance of the Services and the Suppler shall procure that the Authority has access to such meetings.

- EFFICIENCY SAVINGS

  - As part of routine contract management activities, the Supplier will be required to work with the Authority to realise any possible efficiency savings during the Term. Possible efficiency savings will be reviewed during review meetings pursuant to Paragraph 3 and any savings realised annually will be distributed between the Supplier and the Authority as agreed in advance.

- REVIEWS

  - The Supplier shall lead monthly performance reviews, supported by monthly performance governance packs for review, in addition to both parties needing to attend annual performance review meetings, on a date to be agreed between the Parties or, in the absence of such agreement, within thirty (30) Working Days of each anniversary of the Effective Date, to consider the progress of the Agreement, discuss the management information reports and to review any operational issues that have arisen in the preceding review meetings on the following basis.

  - The Parties shall agree the format of the review meetings (for example, face to face or telephone conference) in advance.

  - The Supplier must provide the Authority with the most up to date management information relating to the period under review at least five (5) Working Days before any review meeting.

  - Each Party shall procure that those of its contract management team representatives whose attendance is reasonably required to achieve the aims and objectives of the meeting, and any other persons considered by the Authority to be necessary for the review, make all reasonable efforts to attend review meetings.

  - In respect of the period under review, the Authority will take into account any matters it considers necessary, including:

    - the Supplier’s performance in respect of the service levels and KPI’s as detailed at Schedule 2 (including any relevant service level trends analysis and whether the service levels reflect improvements in the Services over the Term and any efficiency gains made by the Supplier);

    - consideration of any changes which may need to be made to the Services; and

    - a review of future requirements in relation to the Services.

  - The Authority shall prepare a report containing its findings from the annual review and discuss with the Supplier how any proposed changes to the Agreement and/or to the Services shall be addressed.  Any Contract Changes to be implemented in accordance with this Paragraph shall be implemented in accordance with Schedule 4 (Change Control Procedure).

- CONTRACT MANAGEMENT ROLES AND DISPUTE ESCALATION POINTS

  - The Parties shall assign personnel with the appropriate skills and experience to perform the roles and responsibilities listed in the table below.

| Role | Key Personnel | Responsibilities | Contact Name, Title & Contact Details |  |
| --- | --- | --- | --- | --- |
|  |  |  | Authority | Supplier |
| Senior Responsible Owner | No | Overall responsibility for delivery of the Agreement. Level 3 escalation point |  |  |
| Assistant Commercial Director | No | Overall responsibility for the commercial integrity of the Agreement. Level 2 escalation point |  |  |
| Commercial Manager | Yes | Responsible for monitoring the performance of the Agreement and managing the change control process. |  |  |
| Supplier Manager | Yes | Responsible for the day to day governance of the Agreement. |  |  |

  - Subject to Clause 8.3 and 8.4 (Supplier Personnel and Key Personnel), in the event that the Supplier wishes to replace any of its representatives in the roles listed in Paragraph 4.1, the Supplier shall notify the Authority in writing of the proposed change for the Authority’s agreement (such agreement not to be unreasonably withheld or delayed).  Notwithstanding the foregoing it is intended that each Authority representative has at all times a counterpart representative of equivalent seniority and expertise.

  - The Authority may, by written notice to the Supplier, revoke or amend the authority of any of its representatives in the roles listed in Paragraph 4.1 or appoint a new representative into the role.

- ADDRESS FOR NOTICES

  - The address for notices of the Parties are:

| Authority | Supplier |
| --- | --- |
| HMRC Commercial Directorate Iron Masters Way Telford Shropshire TF3 4NT |  |

# SCHEDULE 4 CHANGE CONTROL AND STATEMENTS OF WORK PROCEDURE

- CHANGE CONTROL PROCEDURE

  - Either Party may propose a change to this Agreement (“Contract Change”) in accordance with the procedure for changing the Agreement set out in this Schedule (“Change Control Procedure”).

  - If either Party wishes to propose a Contract Change it shall submit to the other Party a written request substantially in the form set out in Annex 1 detailing the proposed Contract Change ("Change Request") specifying, in as much detail as is reasonably practicable, the nature of the proposed Contract Change.  As soon as reasonably practicable but in any event within ten (10) Working Days of receipt or issue of a Change Request (as the case may be) the Supplier shall submit to the Authority a written assessment of the Change Request ("Impact Assessment").

  - Each Impact Assessment shall be completed in good faith and shall include the following information (except where such information is not relevant to the proposed Contract Change):

    - details of the proposed Contract Change including the reason for the Contract Change;

    - details of the impact of the proposed Contract Change on the Services and the Supplier's ability to meet its other obligations under this Agreement;

    - any variations to the terms of this Agreement that will be required as a result of that impact, including proposed changes to the service levels or KPIs or any timetable previously agreed by the Parties;

    - details of the cost of implementing the proposed Contract Change;

    - details of the ongoing costs required by the proposed Contract Change when implemented, including any increase or decrease in the Charges, any alteration in the resources and/or expenditure required by either Party and any alteration to the working practices of either Party;

    - a timetable and high level plan for the mobilisation of the proposed Contract Change;

    - details of how the proposed Contract Change will ensure compliance with any applicable Change in Law;

    - an assessment of the possible risks of introducing the proposed Contract Change;  and

    - such other information as the Authority may reasonably request in (or in response to) the Change Request

  - Within fifteen (15) Working Days of receipt of the Impact Assessment, the Authority shall evaluate the Change Request and Impact Assessment and shall notify the Supplier whether it approves or rejects the proposed Contract Change or whether it requires the Supplier to make any changes to the Impact Assessment. If the Authority requires the Supplier to make such changes, the Supplier shall make such modifications within five (5) Working Days of request.

  - If the Authority notifies the Supplier that it accepts the proposed Contract Change, then the Supplier shall prepare two (2) copies of a change authorisation note substantially in the form set out in Annex 2 (“Change Authorisation Note”) which it shall sign and deliver to the Authority for its signature.  Following receipt by the Authority of the Change Authorisation Note, it shall sign both copies and return one copy to the Supplier.

  - Until a Change Authorisation Note has been signed and issued by the Authority in accordance with Paragraph 1.5, then:

    - unless the Authority expressly agrees (or requires) otherwise in writing, the Supplier shall continue to supply the Services in accordance with the existing terms of this Agreement as if the proposed Contract Change did not apply; and

    - any discussions, negotiations or other communications which may take place between the Authority and the Supplier in connection with any proposed Contract Change shall be without prejudice to each Party’s other rights under this Agreement.

- SUPPLIER’S RIGHT OF REJECTION

  - The Supplier shall have the right to reject a Change Request solely in the manner set out in Paragraph 2.2.

  - Following an Impact Assessment, if:

    - the Supplier reasonably believes that any proposed Contract Change which is requested by the Authority would:

        - materially and adversely affect the risks to the health and safety of any person; and/or

        - require the Services to be performed in a way that infringes any Law; and/or

  - the Supplier demonstrates to the Authority's reasonable satisfaction that the proposed Contract Change is technically impossible to implement and neither the Supplier Solution nor the Services Description state that the Supplier does have the technical capacity and flexibility required to implement the proposed Contract Change, then the Supplier shall be entitled to reject the proposed Contract Change and shall notify the Authority of its reasons for doing so within five (5) Working Days after the date on which it is obliged to deliver the Impact Assessment pursuant to Paragraph 1.2.

- FAST TRACK CHANGES

  - The parties acknowledge to ensure operational efficiency that there may be circumstances where it is desirable to expedite the processes set out above.

  - If :

    - the total number of Contract Changes in relation to which the expedited procedure in this Paragraph 3 (“Fast-track Change Procedure”) has been applied does not exceed four (4) in any twelve (12) month period; and

    - both Parties agree the value of the proposed Contract Change over the remaining Term does not exceed £5,000 and the proposed Contract Change is not significant (as determined by the Authority acting reasonably),

    - then the parties shall confirm to each other in writing that they shall use the process set out in paragraphs 1 and 2 above but with reduced timescales, such that any period of fifteen (15) Working Days is reduced to five (5) Working Days, any period of ten (10) Working Days is reduced to two (2) Working Days and any period of five (5) Working Days is reduced to one (1) Working Day.

  - The Parties may agree in writing to revise the parameters set out in Paragraph ‎3.2 from time to time or that the Fast-track Change Procedure shall be used in relation to a particular Contract Change notwithstanding that the total number of Contract Changes to which such procedure is applied will then exceed four (4) in a twelve (12) month period.

- OPERATIONAL CHANGE PROCEDURE

  - Any change in the Supplier's operational procedures which the Parties agree in all respects, when implemented:

    - will not affect the Charges and will not result in any other costs to the Authority;

    - may change the way in which the Services are delivered but will not adversely affect the output of the Services or increase the risks in performing or receiving the Services;

    - will not adversely affect the interfaces or interoperability of the Services with any of the Authority's IT infrastructure; and

    - will not require a change to this Agreement,

    - (an “Operational Change”) shall be processed in accordance with this Paragraph 4.

  - Any Operational Changes identified by the Supplier to improve operational efficiency of the Services may be implemented by the Supplier without following the Change Control Procedure for proposed Contract Changes provided they do not:

    - have an impact on the business of the Authority;

    - require a change to this Agreement;

    - have a direct impact on use of the Services; or

    - involve the Authority in paying any additional Charges or other costs.

  - The Authority may request an Operational Change by submitting a written request for Operational Change (“RFOC”) to the Supplier’s contract manager (whose details are set out in Paragraph 4 of Schedule 3).

  - The RFOC shall include the following details:

    - the proposed Operational Change; and

    - the timescale for completion of the Operational Change.

  - The Supplier shall inform the Authority of any impact on the Services that may arise from the proposed Operational Change.

  - The Supplier shall complete the Operational Change by the timescale specified for completion of the Operational Change in the RFOC and shall promptly notify the Authority when the Operational Change is completed.

- IMPLEMENTATION OF CONTRACT CHANGES

  - The Parties shall meet as required and on request by either Party to discuss the order in which agreed Contract Changes are implemented and to monitor the implementation of such Contract Changes.

- CHARGES FOR CONTRACT CHANGES

  - Each Party will be responsible for any costs they incur as a result of preparing a Change Request or Impact Assessment.

  - Both Parties must take all reasonable steps to avoid or minimise additional Charges arising from the implementation of any Contract Change.  If additional resources or costs will be required then the Parties must calculate the cost of the Contract Change in accordance with Schedule 1, Paragraph A5.

- INDEXATION [N/A]

- STATEMENTS OF WORK

  - During the Term, the Authority and Supplier may agree and execute Statement of Works (SOW) for the provision of the Services. Upon the execution of each SOW, it shall become incorporated into the Agreement. Each SOW will be scoped, drafted, and signed on an individual basis. These SOW’s will have the flexibility to agree specific packages of work as fixed price, time and materials, and additional commercial models deemed appropriate by both the Authority and Supplier.

  - If the Authority proposes a Statement of Work it shall submit to the other Party a written request substantially in a Project Assignment Request (“PAR”) detailing the proposed works specifying, in as much detail as is reasonably practicable, the nature of the proposed works.  As soon as reasonably practicable, but in any event within ten (10) Working Days of receipt or issue of a PAR, the Supplier shall submit to the Authority a written assessment of the PAR ("Impact Assessment").

  - Each Impact Assessment shall be completed in good faith and shall include the following information (except where such information is not relevant to the proposed PAR):

    - details of the proposed works including the reason for the work;

    - details of the impact of the proposed work on the Services and the Supplier's ability to meet its other obligations under this Agreement;

    - any changes to the terms of this Agreement that will be required as a result of that impact, including proposed changes to the service levels or KPIs or any timetable previously agreed by the Parties;

    - details of the cost of implementing the proposed works;

    - details of the ongoing costs required by the proposed work when implemented, including any increase or decrease in the Charges, any alteration in the resources and/or expenditure required by either Party and any alteration to the working practices of either Party;

    - a timetable and high-level plan for the mobilisation of the proposed works;

    - details of how the proposed works will ensure compliance with any applicable Change in Law;

    - an assessment of the possible risks of introducing the proposed works; and

    - such other information as the Authority may reasonably request in (or in response to) the PAR.

  - Within fifteen (15) Working Days of receipt of the Impact Assessment, the Authority shall evaluate the Impact Assessment and shall notify the Supplier whether it approves or rejects the proposed works or whether it requires the Supplier to make any changes to the Impact Assessment. If the Authority requires the Supplier to make such changes, the Supplier shall make such modifications within five (5) Working Days of request.

  - If the Authority notifies the Supplier that it accepts the proposed works, then the Supplier and Authority will prepare and execute a Statement of Work in the form of the template SOW set out in Annex 3, which shall include, inter alia, the details of any Milestones and/or Deliverables, including any applicable testing, acceptance criteria, standards, timelines and payments.

- Acceptance Process

  - Upon completion of a Milestone/Deliverable, the Supplier shall submit a formal Milestone/Deliverable completion package to the Authority, which shall include:

    - Where required, a Milestone/Deliverable Achievement/Acceptance  Certificates, signed by the Supplier’s Project Manager;

    - Where required, Supporting Documentation;

    - Where required, results of tests, reviews, or demonstrations conducted in accordance with the SOW.

- Final Payment and Closeout

  - Final payment under each SOW shall only be made upon:

    - Completion and acceptance of all Milestones/Deliverables;

    - Submission of a final report or completion certificate, where required by the SOW;

    - Resolution of all outstanding issues or corrective actions;

    - Return of all Authority-furnished property and materials, where applicable.

    - No final payment shall be made until the SOW is formally closed out and acknowledged as complete by the Authority.

## ANNEX 1:  CHANGE REQUEST FORM

| CR NO.: | TITLE: |  |  | TYPE OF CHANGE (e.g. FAST TRACK): |
| --- | --- | --- | --- | --- |
| CONTRACT: |  |  | REQUIRED BY DATE: |  |
| ACTION: |  | NAME: |  | DATE: |
| RAISED BY: |  |  |  |  |
| AREA(S) IMPACTED (OPTIONAL FIELD): |  |  |  |  |
| ASSIGNED FOR IMPACT ASSESSMENT BY: |  |  |  |  |
| ASSIGNED FOR IMPACT ASSESSMENT TO: |  |  |  |  |
| SUPPLIER REFERENCE NO.: |  |  |  |  |
| FULL DESCRIPTION OF REQUESTED CONTRACT CHANGE (INCLUDING PROPOSED CHANGES TO THE WORDING OF THE AGREEMENT): |  |  |  |  |
| DETAILS OF ANY PROPOSED ALTERNATIVE SCENARIOS: |  |  |  |  |
| REASONS FOR AND BENEFITS AND DISADVANTAGES OF REQUESTED CONTRACT CHANGE: |  |  |  |  |
| SIGNATURE OF REQUESTING CHANGE OWNER: |  |  |  |  |
| DATE OF REQUEST: |  |  |  |  |

## ANNEX 2: CHANGE AUTHORISATION NOTE

| CR NO.: | TITLE: |  | DATE RAISED: |
| --- | --- | --- | --- |
| CONTRACT: | TYPE OF CHANGE: |  | REQUIRED BY DATE: |
| REASON FOR THE CHANGE: |  |  |  |
| DETAILED DESCRIPTION OF CONTRACT CHANGE (GIVING FULL DETAILS, INCLUDING ANY SPECIFICATIONS): AND WORDING OF RELATED CHANGES TO THE AGREEMENT: |  |  |  |
| COST OF THE CHANGE: |  |  |  |
| TIMETABLE: |  |  |  |
| IMPACT ON THE AGREEMENT: |  |  |  |
| SIGNED ON BEHALF OF THE AUTHORITY: |  | SIGNED ON BEHALF OF THE SUPPLIER: |  |
| Signature:_____________________ |  | Signature:_____________________ |  |
| Name:________________________ |  | Name:________________________ |  |
| Position:______________________ |  | Position:______________________ |  |
| Date:________________________ |  | Date:_________________________ |  |

# ANNEX 3: STATEMENT OF WORK TEMPLATE

STATEMENT OF WORK TEMPLATE

WORK ORDER [X] – SOW

[(PROJECT) – (START DATE – END DATE)]

Appendix 1 – Statement of Work Template

[Where text is within square brackets and highlighted yellow, please delete/replace with specific content which relates to that SOW which is being drafted]

Summary

| Supplier | [add] |
| --- | --- |
| Authority | [add] |
| Identifier | [add] |
| Department | [add] |
| Project Title | [add] |
| Type of Agreement | [add] |
| Call off Agreement | [add] |
| SoW Start Date | [add] |
| SoW End Date | [add] |
| Man-days included | [add] |
| Total coverage of SoW | [add] |

This Statement of Work document is made by and between

- Netcompany UK Limited, registered in England and Wales at 7th Floor, 33 King William Street, London, England, EC4R 9AT, UK

AND

- HM Revenue and Customs (HMRC)

Introduction

Context

[Appropriate wording to be inserted here to give context to the SOW]

HMRC Objectives to End [add end date]

- [add]

- [add]

- [add]

- [add]

Scope of Work

Scope

[Appropriate wording to be inserted here to quantify the scope of the SOW]

| - Release Context | - Objective | - Activity for this SOW Period | - Release Dates |
| --- | --- | --- | --- |

Deliverables: [Date/Year]

| The following deliverables are required to deliver [X] to meet the needs of [Y]. Discipline | Deliverable | Repository | HMRC Acceptor |
| --- | --- | --- | --- |

- HMRC are responsible for assuring the suitability of the solution. In order to do this HMRC will implement the following Governance review team that will review the engagement on a regular basis. It will comprise of the following members:

- [Name] – Payment and Governance

- [Name] – Scope/Planning Compliance

- [Name] – Scope/Planning/Technical/Coding Compliance

- [Name] – Architecture / Design Compliance

- [Name] – Requirements Definition, Scope and Objectives Compliance

- [Name] – Testing Compliance

2. Work package owner from the supplier team:

- Will coordinate with the Review Panel Team

b. Will deal with all commercial requirements or behavioural issues

c. Will meet with a minimum of 3 (of 4) of the review team panel once a week

d. Will own any escalations raised by the review panel team

3. HMRC approvers who will assess the following:

a. Requirements / Scope management vs Objectives

- HMRC approvers who will assess the following:

- Requirements / Scope management vs Objectives

  - Requirements and acceptance criteria defined, reviewed, approved with programme stakeholders

  - Requirements handover / hand back with developers and testers complete

- Technical Architecture

  - Acceptance of the end product design

  - Industry coding standard and best practices followed

  - Approved technology implemented

- Test Lead/Manager/Head of Testing

- Approval of testing practices

- Approval of test results

- Approval of test completion reports

Acceptance Criteria

| Criteria | HMRC Owner |
| --- | --- |

Off Boarding and Termination

[Any Off boarding and/or Termination details, specific to the SOW to be stated]

Overtime and on-call

[Any out of hours requirements should be included within the cost for delivery of the SoW]

Dependencies

| Release Context | Objective | Dependencies |
| --- | --- | --- |

Pricing

| Skill Area | No. | Skill Level | Day Rate | Total Days | Total Charge |
| --- | --- | --- | --- | --- | --- |

Total spend for this work order will not exceed: [add amount]

| Authority | Supplier |
| --- | --- |
| Signed for on behalf of HMRC | Signed for on behalf of Netcompany UK Limited |
| Signed: | Signed: |
| Name: | Name: |
| Title: | Title: |
| Date: | Date: |

Approvals

Glossary, Abbreviations and Definitions

| Term | Definition |
| --- | --- |
| Analysis | Discipline analysing technical and business problems, defining requirements through logical design models, Jira Stories, non-functional requirements |
| QA | Quality Assurance |
| PVT | Performance Validation Test |
| DevOps | Platform Operations and Engineering discipline |
| HMRC | His Majesty Revenue & Customs |
| PDM | Programme Delivery Manager |
| [Add more definitions where required] |  |

# SCHEDULE 5:	EXIT MANAGEMENT PLAN

- EXIT MANAGEMENT

  - The Supplier shall be required to perform the Services until the end of the Term, including during any notice period given if the Agreement terminates under Clause 20.

  - On reasonable notice at any point(s) during the Term, the Supplier shall provide to the Authority such assistance and information as the Authority may reasonably require to assist the Authority and/or its replacement supplier with the orderly transition of the Services from the Supplier to the replacement supplier (or the Authority, as applicable):

  - No later than 10 Working Days before the Agreement terminates, the Supplier shall provide the Authority and/or the Replacement Supplier with a complete and uncorrupted version of the Authority Data in electronic form (or such other format as reasonably required by the Authority).

  - Upon termination (or earlier if this does not adversely affect the Supplier's performance of the Services and its compliance with the other provisions of this Schedule), the Supplier shall immediately:

    - cease to use the Authority Data;

    - erase from any computers, storage devices and storage media that are to be retained by the Supplier after the end of the Term all Authority Data and promptly certify to the Authority that it has completed such deletion. The Supplier shall also delete all copies of any Personal Data unless it is required to be retained by EU or member state laws; and

    - vacate any Authority premises.

- EXIT PLAN

  - The Supplier shall, within 3 months after the Effective Date, deliver to the Authority an Exit Plan which:

sets out the Supplier's proposed methodology for achieving an orderly transition of the relevant Services from the Supplier to the Authority and/or its Replacement Supplier on the Partial Termination, expiry or termination of this Contract;

complies with the requirements set out in Paragraph 2.2; and

is otherwise reasonably satisfactory to the Authority.

  - The Parties shall use reasonable endeavours to agree the contents of the Exit Plan.  If the Parties are unable to agree the contents of the Exit Plan within 20 Working Days of its submission, then such Dispute shall be resolved in accordance with the Dispute Resolution Procedure.

The Parties will work together to review the Exit Management Plan at the start of each contract year.

# SCHEDULE 6: SECURITY MANAGEMENT

- DEFINITIONS

The following definitions apply in this Schedule:

| “Malicious Software” | any software program or code intended to destroy, interfere with, corrupt, or cause undesired effects on program files, data or other information, executable code or application software macros, whether or not its operation is immediate or delayed, and whether the malicious software is introduced wilfully, negligently or without knowledge of its existence; |
| --- | --- |
| “Software” | any software which is proprietary to the Supplier or to a third party (or an affiliate83 of the Supplier) or any open source software which, in any case, is or will be used by the Supplier for the purposes of providing the Services. |

- AUTHORITY DATA

  - The Supplier shall not delete or remove any proprietary notices contained within or relating to the Authority Data.

  - The Supplier shall not store, copy, disclose, or use the Authority Data except as necessary for the performance by the Supplier of its obligations under this Agreement or as otherwise expressly authorised in writing by the Authority.

  - To the extent that Authority Data is held and/or processed by the Supplier, the Supplier shall supply that Authority Data to the Authority as requested by the Authority in the format specified by the Authority.

  - The Supplier shall preserve the integrity, confidentiality and accessibility of Authority Data and prevent the unauthorised access, interception, corruption or loss of Authority Data at all times that the relevant Authority Data is under its control or the control of any sub-contractor.

  - The Supplier shall perform and maintain secure backups of all Authority Data and shall ensure that -up-todate- back-ups are stored off-site in accordance with the security requirements in this Agreement and any business continuity and disaster recovery plan.  The Supplier shall ensure that such back-ups are available to the Authority (or to such other person as the Authority may direct) at no additional cost to the Authority, and that the data contained in the back-ups are available at all times upon request and are delivered to the Authority at no less than six (6) monthly intervals (or such other intervals as may be agreed in writing between the Parties).

  - The Supplier shall ensure that any system on which the Supplier holds any Authority Data, including back-up data, is a secure system that complies with the security requirements in this Agreement.

  - If the Authority Data is corrupted, lost or sufficiently degraded as a result of the Supplier's Default so as to be unusable, the Authority may:

    - require the Supplier (at the Supplier's expense) to restore or procure the restoration of Authority Data to the extent and in accordance with the requirements specified in any business continuity and disaster capability plan and the Supplier shall do so as soon as practicable but not later than five (5) Working Days from the date of receipt of the Authority’s notice; and/or

    - itself restore or procure the restoration of Authority Data, and shall be repaid by the Supplier any reasonable expenses incurred in doing so to the extent and in accordance with the requirements specified in any business continuity and disaster capability plan.

  - If at any time the Supplier suspects or has reason to believe that Authority Data has or may become corrupted, lost or sufficiently degraded in any way for any reason, then the Supplier shall notify the Authority immediately and inform the Authority of the remedial action the Supplier proposes to take.

- SECURITY REQUIREMENTS

  - The Supplier shall comply with the security management plan set out at Annex 1 (“Security Management Plan”) and the security policy identified as such within the Security Management Plan (“Security Policy”).

  - The Authority shall notify the Supplier of any changes or proposed changes to the Security Policy.

  - If the Supplier believes that a change or proposed change to the Security Policy will have a material and unavoidable cost implication to the Services it may submit a Change Request (as defined in Schedule 4). In doing so, the Supplier must support its request by providing evidence of the cause of any increased costs and the steps that it has taken to mitigate those costs.  Any change to the Charges shall then be agreed in accordance with the Change Control Procedure in Schedule 4.

  - Until and/or unless a change to the Charges is agreed by the Authority pursuant to the Change Control Procedure in Schedule 4 the Supplier shall continue to perform the Services in accordance with its existing obligations.

- MALICIOUS SOFTWARE

  - The Supplier shall, as an enduring obligation throughout the Term, use the latest versions of anti-virus definitions and software available from an industry accepted anti-virus software vendor to check for, contain the spread of, and minimise the impact of Malicious Software.

  - If Malicious Software is found, the Parties shall co-operate to reduce the effect of the Malicious Software and, particularly if Malicious Software causes loss of operational efficiency or loss or corruption of Authority Data, assist each other to mitigate any Losses and to restore the Services to their desired operating efficiency.

  - Any cost arising out of the actions of the Parties taken in compliance with the provisions of Paragraph 4.2 shall be borne by the Parties as follows:

    - by the Supplier where the Malicious Software originates from the Software or the Authority Data (whilst the Authority Data was under the control of the Supplier) unless the Supplier can demonstrate that such Malicious Software was present and not quarantined or otherwise identified by the Authority when provided to the Supplier; and

    - otherwise by the Authority.

- ANNEX 1: SECURITY MANAGEMENT PLAN

| Tender reference: | SR2207606236 |
| --- | --- |
| Tender title: | National Computerised Transit System (NCTS) |

Background

- The Contractor is required to prepare a Security Plan in accordance with the HMRC’s Security Policy. - The requirements set out in this Security Plan also apply to any sub-contractors engaged by the Contractor to perform any of the services under the Contract. - HMRC has developed a standard set of questions and recommendations (see attached Appendices) to ensure consistency across relevant contracts. The Contractor is required to provide answers to the standard set of questions contained within this questionnaire to formulate the initial Security Plan. - This Security Questionnaire covers the principles of protective security to be applied in delivering the services in accordance with HMRC's Security Policy and Standards - The Contractor’s response to this questionnaire, with any subsequent amendments as may be agreed as part of a clarification process, will be included in the signed version of any resulting agreement, as confirmation that the content of the Security Plan has been agreed with HMRC.

For Information

- Your organisation and any subcontractors' will conform to the requirements set out in the Government Security Policy Framework (SPF), available from Security Policy Framework and any Security Requirements recorded in the schedules and/or Order Form. - Your organisation and any sub-contractors will handle HMRC assets in accordance with legislation including the UK General Data Protection Regulation see UK GDPR and in accordance with terms of the contract. - All contractor’s personnel who have access to HMRC data, and/or are directly involved in the service provision must sign a copy of HMRC’s Confidentiality Agreement. - HMRC Data must not be offshored without the express permission of HMRC. ‘Offshoring’ means transferring the data outside of the UK, including by storing it or accessing it outside of the UK.

1 Policy & Standards

- Please confirm that you have paid the Data Protection Fee to the ICO or that you fall into one of the exempt categories. More information can be found here

Yes. Registration reference: ZA066989

- Please provide details of any security accreditation that your organisation currently possesses, such as but not exclusive to, ISO27001 and PCI DSS.

ISO27001 Cyber Essentials Cyber Essentials Plus

- If you intend to involve sub-contractors at any stage during the Contract please list them, the function/service they will provide and provide details of how you will ensure their compliance with all aspects of this Security Plan.

N/A

- As appended to this Schedule 2.4, Appendix G, Security Aspects Record, defines the Government Security Classifications (see Government Security Classifications) carried by the HMRC data. If you are successful in the tender process, you will require a Security Manager (or appointed person), to take responsibility for the security of the data. Please provide the name of your Security Manager who will act as a first point of contact and conduct ongoing management of security risks and incidents (including identification, managing, and reporting in line with agreed procedures for actual or suspected security breaches).

2 Physical Security (For requirements please see Appendix A – Physical Security)

- For the locations where HMRC assets are held please provide details of any procedures and security in place designed to control access to the site perimeter. Detail measures such as fencing, CCTV, guarding, and procedures and controls in place to handle staff and visitors requesting access to the site. Please also provide details of the maintenance schedule of your security controls.

Netcompany has implemented an integrated operating system that incorporates its CCTV, Intrusion Detection System (IDS), and Automated Access Control System (AACS). This system is government-tested and accredited as a secure security and information management platform. CCTV cameras are strategically installed in designated zones to support the detection of intruders, monitor employee behaviour, and enhance the safety of both employees and visitors. Where applicable, Netcompany uses Class 3 ILS (Intrusion-Locked Storage) cabinets to store and manage sensitive assets. The Security Controller is responsible for ensuring that all physical security controls and measures are effectively implemented, remain compliant with relevant authority guidelines, and are maintained in accordance with approved schedules and required timeframes.

- Please provide details of the building where the service will operate from and describe the procedures and security in place to control access to premises and any areas within the premises holding HMRC assets. Detail measures such as building construction type, availability of lockable storage, procedures covering end of day/silent hours, key management, visitor controls. Please also include details of any automated access controls, alarms and CCTV coverage. Please also provide details of the maintenance schedule of these security controls.

Netcompany has robust policies and procedures in place that govern the handling of physical assets, including third-party assets, asset storage, and the return of assets. In addition, Netcompany maintains a comprehensive set of supporting policies, including Incident Management, Access and Visitor Management, and Risk and Supply Chain Management. The company operates a Joiners-Movers-Leavers (JML) policy, ensuring that asset management aligns with both internal and client-specific policy requirements. Where necessary, additional procedures or controls can be reviewed and implemented to meet evolving operational or compliance needs. Our offices are of solid construction: brick and concrete. The main entrances have glass doors and SIA licenced guards 24x7 on the reception areas which are shared with other tenants. Our London office has glass security turnstiles. Access is via a tenant building proximity card, or the remote guard operated button – so the doors are effectively kept locked in and out of hours. Fire escapes are alarmed. Our offices have their own reception which requires “touch in” of the staff member’s Netcompany building pass and a PIN entry. The reception is staffed during office hours. This allows access to our meeting rooms and in some locations, kitchen facilities. Staff are required to further touch in their building pass and enter their PIN to enter the office area. Access to the operations centre (Leeds) is for authorised staff and is protected by a further touch in door entry. Access to IT comms room and build rooms are via the same card and programmed for IT staff only. Visitors are required to wear a pass and be escorted. Their visit must be notified to facilities in advance. Visits are logged. Use of proximity cards and PIN is logged with CCTV cover. Staff have to touch out when leaving. Presently the system is configured to identify staff who have tried to touch back in having not touched out to detect pass back. The proximity card is also an ID card and must be worn at all times in the office. Tailgating is forbidden and staff are expressly instructed to ensure that anyone following them touches in. This is re-iterated regularly in staff communications and is monitored by reception staff and, in the UK, our Facilities Security Manager. Physical keys are not used. Netcompany operates a clear-desk policy. Personal lockers are available. As sites are in use 24/7 there are no intruder detection systems. No HMRC data is held in these offices and is only processed on encrypted laptop devices. The NCTS service itself is hosted by HMRC and managed by HMRC staff. Netcompany is granted with read-only access to lower end environments on a case by case basis, and strictly controlled by HMRC. ERMIS is a COTS (Commercial of the Shelf) product, and Netcompany is responsible for building/coding HMRC-specific adapters which sits on top of ERMIS. These builds are provided to HMRC, and contains no personal data, where HMRC is responsible for deploying these on the non-production and production environments. No HMRC data is shared during this delivery process. Fail- no information on building construction type, availability of lockable storage or procedures covering end of day/silent hours, key management, visitor controls

3 IT Security (For requirements please see Appendix B – IT Security)

- Please provide details of the controls and processes you have in place for the following, and how regularly you update them.

- Patching

- Malware (anti-virus)

- Boundary/network security (intruder detection)

- Content checking/blocking (filters)

- Lockdown (prevention)

- Netcompany laptops have vulnerability management installed, and reports generated for IT. These can be viewed in Netcompany’s self-service portal. Netcompany ensures services are up to date to protect against vulnerabilities. All end user device updates are deployed via Intune. Patch My PC is used for automatically fetching updates to third party applications and deploying into Intune/Company Portal from which they’re pushed to the devices. For Windows OS updates, we have divided end-users into three “rings”, Test, Pre-prod and Prod and we deploy updates through those rings to minimize the likelihood of a faulty OS patch resulting in major breakdown of devices. Monthly patches from Microsoft and device driver updates are deployed to: To Test ring, 1 day after patch Tuesday; to Pre-Prod ring, 3 days after patch Tuesday; To prod ring, 5 days after patch Tuesday. Updates to third party applications are fetched from Patch My PC every 24 hours , deployed into Intune and then onto devices immediately thereafter. - Patching and security testing (including penetration testing) is a requirement in the Netcompany project methodology. - All Netcompany laptops have Microsoft virus and threat protection enabled. A host-based firewall is activated on non-Netcompany networks. Users run without admin privileges and permission is required to install software not currently authorised. There are email scanning controls and external links are checked using Microsoft Defender. - Annual security training includes malware and phishing and Netcompany conduct phishing test exercises on staff. - Firewall configuration for projects is part of the standard Netcompany project methodology. Although Appendix B recommends dual paired firewalls, this is now considered an NCSC anti-pattern and not something we do. - Security events are recorded and logged by operations. - Access is based on 2FA. Users can and must change passwords if known to be compromised. A privileged user access management solution effectively rotates passwords for Netcompany privileged users. We don’t routinely enforce password changes as this is now contrary to NCSC advice, - Devices are hardened with unnecessary services disabled. We continuously apply hardening based on CIS benchmarks and guidelines. - We have DNS filtering that blocks access to known malicious and suspicious domains and IP addresses on all end-user devices managed by Netcompany.

- Please provide details of the overall security and access control policy of your systems covering physical and electronic assets. You should record details of the formal registration/deregistration process, how users are Authorised, Authenticated, and held Accountable for their actions. Also Include details of the measures in place to manage privilege access e.g. System Administrators and remote users.

As detailed below, new starters are subject to a minimum pre-employment check of BPSS. Most Netcompany staff including those working on this contract hold NSV to at least SC. A full JML process is in place. At a high level: - IT Services is responsible for the creation of Netcompany user accounts. The task is created as a result of HR adding the new-joiner to HR Core. Accounts and devices are issued in person on day one. - Project managers are responsible for ensuring that accesses are removed and assets recovered if a member of staff moves internally off the project. - When a member of staff leaves, HR and IT ensure that debriefs take place, leavers understand their national security and data protection responsibilities, accounts are ceased and assets recovered. Netcompany will follow HMRC procedures for return of HMRC assets and cessation of AWS access. Privileged user access accounts are personal to the user and only issued where necessary and for a specific purpose. New accounts are provisioned for least privilege. Remote user access is detailed at 3c. No accounts are permitted for sharing.

- Please provide details of how your security and access control policy complies with the Security Policy Framework (including where necessary, use and control of backup systems, network storage and segregation of HMRC data (including 'cloud' solutions), and additional security for more sensitive information assets).

We will be using an HMRC-provisioned AWS instance so that will be inherently separate from our other clients and use HMRC’s IAM. Information related to the project and contract is held in a UK instance of Netcompany’s Toolkit (MS Sharepoint) which is locked down to users on this project. Netcompany’s toolkit is locked down by default, and access is granted on a user-by-user basis through the Netcompany Delivery Lead. Access is via Netcompany laptop connected in the office or via VPN. MS Active Directory is used to authenticate and authorise users using a complex password or Windows Hello. 2FA is in place via Microsoft Authenticator. VPN access requires a locally installed SHA256 certificate and complex password. Posture checking is enabled on laptops. A joiners, movers and leavers process are in place. Hosting and Segregation: Netcompany-managed project services (GitLab/CI and related storage) are hosted in AWS London (eu-west-2) within Netcompany AWS accounts. Internal project documents are stored in Netcompany SharePoint (Toolkit), with access controlled through Netcompany Azure AD accounts (with enforced MFA) and project groups. Images are built and stored in AWS ECR (eu-west-2) under the Netcompany AWS account and are replicated to HMRC via a self-hosted JFrog repository. Both ECR and JFrog are restricted to authorized users only, with no public or anonymous pulls permitted. Backups (Use and Control): GitLab (source code/CI data) is backed up to private S3 buckets in the Netcompany AWS account (eu-west-2). Access to these backup buckets and any restore operations is restricted to authorised Netcompany personnel. HMRC-owned systems and data remain entirely under HMRC’s control, including their backup processes. Network Access Controls: Access to GitLab, JFrog, and SharePoint is available only via Netcompany VPN and/or Azure AD accounts. All repositories, registries, and libraries are strictly private and scoped to the project. Additional Controls for Sensitive Information: All systems operate under least-privilege, role-based access. Sensitive repositories or spaces can be further restricted to named users with explicit approval. Administrative actions are strictly limited to users holding designated roles.

- Please describe how you ensure all software and data is approved before being installed, and how your information systems are reviewed for compliance with security implementation standards (e.g. penetration testing).

Netcompany security policy requires that software must be obtained from reliable sources, licenced and approved by IT Services. Only approved software in the Company Portal can be installed. If a user wants additional software they need to raise a ticket in Netcompany’s IT Services Toolkit.

- Please provide details of the controls and processes (including level of encryption and controlled access procedures) you have in place for the use of portable media and storage devices exceptionally loaded with HMRC data. (Including laptops and mobile phones)

There will be no use of portable media for this contract. Laptops are protected by MS Bitlocker. HMRC data will not be stored or processed on mobile phones with the exception of emails and Teams messages which is locked down through MS Intune mobile device management.

- Please provide details of how all equipment (e.g. hardware, portable media) that holds or has held data will be destroyed or decommissioned, and how all data will be rendered unreadable and irretrievable in line with HMG Security Policy Framework requirements for information management.

Netcompany laptops are securely wiped and disposed of by IT services. Toolkit is derived from SharePoint so we rely on Microsoft destruction process Microsoft 365 SharePoint Data Deletion - Microsoft Service Assurance ¦ Microsoft Learn The AWS hosting environment and the small number of HMRC laptops are the responsibility of HMRC and Netcompany will follow Authority processes to return equipment and spin down any AWS environments.

4 Personnel Security (For requirements please see Appendix C – Personnel Security)

- Have all staff who will have access to, or come into contact with, HMRC data or assets undergone Baseline Personnel Security Standard checks as a minimum?

Each employee will subject to normal due diligence checks, pre-employment, with the company which will include a Basic Personnel Security Standard (BPSS) check in accordance with the UK Government Functional Standard (GovS) 007 (Ref1.0). The BPSS checks for Netcompany employees including contractors/associates will be completed by the Netcompany UK Personnel Security Controller. The BPSS includes checks for identification verification, employment history, nationality and immigration status, criminal records (spent and unspent).

- Please provide details of how you will ensure that all staff accessing HMRC data are aware of the confidential nature of the data and comply with their legal and specific obligations under the Contract, including training and the specific nature of the HMRC contract.

A Security Briefing given by the Security Controller or Personnel Security Controller will be scheduled to brief individuals joining the project how to safeguard data and sensitive assets. A register of attendance will be taken and a signed declaration will be taken and stored securely by security. Regular training is provided by the Netcompany Security Team on Information classification and handling and Netcompany have a UK specific policy to read on this subject.

5 Process Security (For requirements please see Appendix D – Process Security)

- Please provide details of the format (e.g. electronic or paper) in which HMRC data will be held, how you will ensure segregation of HMRC data from other client's data, and the locations where this data will be processed.

Netcompany will be accessing an HMRC-managed AWS environment so will be dependent on and follow the controls put in place by HMRC. HMRC data related to the contract e.g. designs and project information will be held in a UK instance of Netcompany’s Toolkit. Projects in toolkit are restricted to those working on that specific project. The toolkit used, for this project, is setup and configured for HMRC project members only, thus segregating HMRC data away from other client data. Access to toolkit is based on RBAC and is set by the Netcompany Delivery Manager. Access not from HMRC devices will be from Netcompany laptops which are issued to an individual user and access is controlled via Active Directory and MS BitLocker. See section 3. Production data is kept within HMRC environment. Netcompany laptops will only be processing project management and code relating to the project, not any production level data. Toolkit is the mandated location for project documents.

- Please confirm your understanding and agreement that the transfer of any HMRC asset to third parties (any individual or group other than the main Contractor) is prohibited without prior written consent from HMRC. If you anticipate transferring data, especially using portable media during the delivery of this project, please set out your proposed transfer procedures for consideration.

There will be no outsourcing/subcontracting as part of this delivery.

- HMRC Data must not be offshored without the express permission of HMRC. ‘Offshoring’ means transferring the data outside of the UK, including by storing it or accessing it outside of the UK. If you are considering offshoring HMRC data, please provide details on where and how you will ensure it is secure

- Will you be offshoring HMRC data? Yes ☐ No ☐ - Will you be offshoring HMRC Personal data? Yes ☐ No ☐ - Please list the country/countries you intend to ‘process’ (for example, store/access) HMRC data in

The Netcompany NCTS delivery team operates mainly out of the UK. Currently, the project includes members based in Denmark (2) and Poland (3). The ERMIS COTS product is developed in Greece where the product management team is also located. Occasionally, offshore team members are granted access to non-sensitive specific information that is important for meeting specific business needs. All Netcompany employees, regardless of location, are subject to a minimum of a BPSS (Baseline Personnel Security Standard) or equivalent check. Additionally, when new team members are onboarded for HMRC projects, the HMRC supply management team is notified, and the security clearance details are shared with HMRC. During meetings involving HMRC and the Product Team, representatives from the ERMIS product and management teams may be included. These ERMIS team members are involved selectively, based on specific requests and as necessary to fulfill HMRC business requirements. Project deliverables are stored in the Netcompany UK toolkit, which is secured with Role-Based Access Control (RBAC) and is accessible solely to the project team. Offshore team members do not access production data unless explicitly required by HMRC for debugging purposes. This ensures that sensitive information is handled appropriately, and access is strictly controlled to meet security standards.

- Will you be offshoring the Personal Data shared by HMRC to a non-adequate country? Yes ☐No X (A list of countries covered by adequacy regulations can be found here) Please state the non-adequate country/countries here

No, we will not be offshoring HMRC data to countries without adequate data protection standards. The project involves colleagues from the UK, Denmark, Greece, and Poland – all of which have been assessed as having adequate data protection measures in place. The information shared is limited to basic project details, communications, and ITSM case/support-related content. The toolkit operates from the UK, where both project and contact information are hosted. The only personal data we may hold consists of HMRC staff contact details, such as names and email signatures included in change requests.

- Will you be processing (i.e., store/access) HMRC personal data in the US? Yes ☐ No ☐ X - If ‘yes’, has your organisation signed up to the UK Extension of the Data Privacy Framework? Yes ☐ No ☐ - If no, please provide an explanation as to why your organisation has not signed up;

No, for this project, no requirement to send any data to the US. As a result, it is not applicable to sign up to the UK Extension of the Data Privacy Framework.

- What do you consider your organisation under this contract: - Data controller Yes ☐ No X - Data processor Yes ☐ No X - Joint Data controller Yes ☐ No X Please explain why you made this determination

By default, Netcompany will not have access to production systems unless requested by HMRC and in such scenarios we are considered data processor.

- Please provide details of the protections and safeguards which would be applied and how it would be ensured that such data is afforded a level of protection that is essentially equivalent to that guaranteed in the UK by UK GDPR, including in relation to access to the data by the country’s public authorities.

This contract is being delivered from the UK. Although we will not be processing personal data beyond that stated above, we are parented in Denmark with experts elsewhere within the EEA and therefore have positive findings of adequacy. Limited HMRC staff contact details is shared with Netcompany colleagues working on the project located in UK, Denmark, Greece and Poland. As the latter 3 countries are in the EU, and subject to GDPR the level of protection is equivalent to the UK.

- If your organisation is located or have servers or staff in a location outside the UK, where personal data will be received or accessed from, and this country is considered to be a non-adequate country, HMRC will need to undertake a Transfer Risk Assessment on each non-adequate country the data will be received or accessed from. Where this is the case, please complete the questions in Appendix F for each non-adequate country.

Not applicable due to no personal data being shared with non-adequate countries. The project includes colleagues from UK, Denmark, Greece and Poland. All of these countries have positive findings of adequacy.

- If you intend to use a processor/sub-processor who are located, outside the UK, where personal data will be received or accessed from, and this country is considered to be a non-adequate country, please state the legal transfer mechanism you are using to conduct the restricted transfer. If you are using an appropriate safeguard under Article 46 of the UK GDPR, you will need to provide HMRC with a copy of the Transfer Risk Assessment you have completed for your processor/sub-processor.

No HRMC personal data is being offshored (except limited staff business contract details as detailed above) which is to adequate countries. Article 46 is therefore not applicable a TRA is not required. As confirmed in section 5D, we do not transfer data to non-adequate countries.

- Subject to HMRC's assessment of the aforementioned information, HMRC reserves the right to reject a bidder’s entire tender submission and/or terminate any contract awarded

- In order to protect against loss, destruction, damage, alteration or disclosure of HMRC data, and to ensure it is not stored, copied or generated except as necessary and authorised, please provide details of the technical and organisational measures you have in place (including segregation of duties and areas of responsibility) to protect against accident or malicious intent.

The NCTS service is hosted and managed by HMRC, which retains full responsibility for all associated data. Netcompany is granted read-only access to lower-tier environments on a case-by-case basis, with access strictly controlled and overseen by HMRC. ERMIS is a Commercial Off-The-Shelf (COTS) product. Netcompany is responsible for developing HMRC-specific adapters that operate on top of ERMIS. These components are provided to HMRC as code packages that contain no HMRC data. HMRC is solely responsible for deploying these builds into both non-production and production environments. No HMRC data is shared with Netcompany during this delivery process. Netcompany has access only to project-related information (e.g., delivery timelines, requirements, change requests), which is stored in a UK-hosted toolkit. This toolkit uses Role-Based Access Control (RBAC), with access granted and managed by the Netcompany Project Delivery Manager. Access permissions are reviewed regularly to ensure Joiners, Movers, and Leavers (JML) processes are properly maintained. All documentation is version-controlled, with the ability to roll back to previous versions. The toolkit is backed up daily to ensure data integrity and availability. This is effectively set out in our security policy which all staff are contractually bound to. Additionally, staff will be briefed on the specific client policies and procedures as required. This has been independently audited against ISO27001 and Cyber Essentials Plus. More specifically the service will be hosted in dedicated HMRC-provisioned AWS instance (managed by HMRC) which is physically and logically separated from the Netcompany core network and our other clients. Netcompany will be subject to the controls and guardrails provided by HMRC as the service is hosted within HMRC infrastructure. The Netcompany core network has data loss prevention controls e.g. email scanning. Production data will only be accessed where necessary with HRMC agreement. Production data will not be used for testing unless agreed with HMRC nor will production data be processed in any pre-production/test environment. RBAC is enforced to limit access to those with a need to know and minimal permissions to undertake the role. There is segregation of duties .e.g Between developers and testers. Protective monitoring of the AWS environment would be an HMRC responsibility. Netcompany has protective monitoring in place on its core network.

- What arrangements are in place for secure disposal of HMRC assets that may be in your possession once no longer required?

Netcompany equipment securely wiped and disposed of by IT services. The AWS hosting environment and the small number of HMRC laptops are the responsibility of HMRC and Netcompany will follow Authority processes to return equipment and spin down or handover any AWS assets.

- How will you advise HMRC of security incidents that impact HMRC assets that may be in your possession?

Security incident response is set out in the Netcompany security policy and underpinned by the Security Incident – First Response Procedure. This includes a requirement for the security incident committee to notify the customer in-line with contractual obligations.

6 Business Continuity

Please provide an overview of your organisation’s business continuity and disaster recovery plans in terms of HMRC data under the Contract or attach a copy of your Business Continuity and Disaster Recovery Plans. Please specify if you operate Business Continuity or disaster recovery from outside the UK. Also, please provide details on when and how frequently these plans are tested and advise when they were last tested and confirm results of testing exercises are available for review if requested.

Netcompany has developed comprehensive Business Continuity and Disaster Recovery plans that align with the guidelines and framework established by our group. Additionally, Netcompany is ISO 22301 certified, which ensures we have the necessary systems and processes in place to minimise the impact of unforeseen incidents, identify potential threats, and safeguard against risks. Our internal BCDR plan is audited and reported upon annually, and the most recent report can be made available upon request after the contract is awarded. Regarding testing, our most recent overall BCDR test was conducted in Leeds (UK) in October 2024, and the next test is scheduled for October 2025. Please note that all BCDR testing is UK-based.

The following appendices provide additional information on the types of security control that may be expected as a minimum for the protection of HMRC information, data and assets.

It is not a legally binding document, nor does it provide a definitive list of baseline security controls.  It should be read in conjunction with HMG and HMRC Security Policy and Standards.

Appendix A – Physical Security

Please consider: the effect of topographic features and landscaping on perimeter security; the possibility of being overlooked; the ease of access and communications; the existence and proximity of public rights of way and neighbouring buildings; the existence of emergency and evacuation routes from adjacent buildings; the implications of shared accommodation; the location of police and emergency services; the build of the structure.

Building Security - There should be as few points of exit and entry as possible but in line with Health & Safety and Fire Regulations.  Where exit and entry points exist then physical security controls, such as window bars, grilles shutters Security Doors etc may be installed.  The effectiveness of these protection measures may be enhanced by the use of Intruder Detection Systems (IDS), CCTV or Guard Service.

| Physical Security | Requirements | Recommended |
| --- | --- | --- |
| Physical Access - secure areas | Visitors limited to those with a business need, issued with identifying badges upon arrival and escorted at all times. | Visitor to be issued with identifying badges upon arrival. A visitor log maintained and visitors sign-in and out. |
| Building | Constructed of robust building materials typically, brick or lightweight block walls. External doors of solid construction, locked during silent hours. Access to keys must be checked and any lock combinations changed at regular intervals not exceeding 12 months. A record of key/combination holders must be maintained. The number of keys to a lock must be kept to a minimum. Spare keys must not be held in the same container as ‘working keys’. The premises must be locked during ‘silent hours’ and keys secured. | Lockable double glazed or similar unit. Emergency exit doors included on intruder detection system. Security Keys should not be removed from the premises. Intruder alarm with keyholder response. |
| Environmental | Fire risk assessment must be carried out. Uninterruptible power supply for security and health & safety equipment. | Smoke detection system e.g. VESDA. |
| Transport and Storage | Adequate lockable storage for HMRC material. Material transported using previously agreed processes with HMRC. | Point to point transfer of material in locked containers. |

Appendix B – IT Security

| IT Security | Requirements | Recommended |
| --- | --- | --- |
| Cyber Essentials | It is mandatory for HMG suppliers to demonstrate that they meet the technical requirements prescribed by Cyber Essentials. | Cyber Essentials Plus with independent assessment and Certification. |
| Authorisation | Users and Administrators must be authorised to use the System/Service. |  |
| Authentication | Individual passwords must be used to maintain accountability; Robust passwords should be used, that are designed to resist machine based attacks as well as more basic guessing attacks. Passwords must be stored in an encrypted form using a one-way hashing algorithm. Passwords must be able to be changed by the end user, if there is suspicion of compromise. Passwords must be changed at least every 3 months. | Machine-generated passwords. Multi-factor authentication should be considered for exposed environments and remote access. Passwords for privileged accounts/users (Administrators) etc. should be changed more frequently than every 3 months. |
| Access Control | User access rights to HMRC information assets must be revoked on termination of employment. Audit logs for access management in place showing a minimum of 30 days of activity. |  |
| Malware Protection | Controls such as anti-virus software must detect and prevent infection by known malicious code.3 Anti-Virus Administrators and users should be trained on use of AV software. Users should receive awareness training so that they are aware of risks posed by malicious code from the use of email and attachments, internet and removable media (CD, DVD, USB devices etc). All users, systems and services must be provided on a least privilege basis to reduce the potential for accidental introduction of malicious code. Application code development should be tightly controlled and subject to strict quality control to reduce the potential for insertion of backdoors that could be exploited by an attacker For systems attaching to HMRC network, dual layered malware protection and detection capability. | Consideration should be given to allowing privilege users (System Administrators) to only use a limited ‘non-privilege role’ to conduct vulnerable operations such as browsing or importing via removable media. Dual layered malware protection and detection capability. |
| Network Security | Boundary controls should have content checking and a blocking policy in place e.g. firewalls. | Dual paired firewalls, different vendors. Anomaly detection capability e.g. Network intruder detection system. |
| Patch Management | Software should be patched and devices, systems, operating systems and applications should be ‘locked down’ to remove unnecessary services and functionality. File types should be limited. All Critical security patches should be deployed timeously and in line with vendor recommendations. The deployment of Important i.e. less critical patches should be deployed on the basis of risk. |  |
| System Documentation | System designs/architectural blue prints and network designs should be protected from unauthorised access, loss and destruction. |  |
| Disposal of media | HMRC information assets must be sanitised in line with the Security Policy Framework in an agreed process with HMRC. |  |
| Technical Testing | IT health check aka penetration testing for front facing internet services delivered to HMRC. | Consideration for regular IT health check of application and infrastructure services delivered to HMRC. |
| Use of Laptops and removable recordable media. | Laptops holding any information supplied or generated as a consequence of a Contract with HMRC must have, as a minimum, a FIPS 140-2 approved full disk encryption solution installed. Approval from HMRC must be obtained before information assets are placed on removable media. This approval must be documented sufficiently to establish an audit trail of responsibility. All removable media containing information assets must be encrypted. The level of encryption to be applied is determined by the highest HM Government Security Classification of an individual record on the removable media. Unencrypted media containing HMRC information assets must not be taken outside secure locations; the use of unencrypted media to store HMRC information assets must be approved by HMRC. |  |

Appendix C – Personnel Security

| Personnel Security | Requirements | Recommended |
| --- | --- | --- |
| Security Clearance | Pre-employment checks should meet the Baseline Personnel Security Standard (BPSS) and must be completed for all staff with potential or actual access to HMRC assets. | See www.gov.uk specifically the link to the Disclosure & Barring Service for more information. |
| Confidentiality Agreements | Confidentiality Agreements (CA) must be completed by all staff with potential or actual access to HMRC information assets as requested. | HMRC’s Commercial Directorate can supply the template form. |

Appendix D – Process Security

| Process Security | Requirements | Recommended |
| --- | --- | --- |
| Security Policies, Processes and Procedures | Procedures in place to determine whether any compromise of HMRC assets e.g. loss or modification of information, software and hardware has occurred. Procedures for the handling and storage of HMRC information assets must be established to protect from unauthorised disclosure and/or misuse. End of day procedures must ensure that HMRC assets are adequately protected from unauthorised access. A clear desk policy must be enforced. Procedures must be in place to ensure HMRC’s assets are segregated from any other Client’s assets held by the contractor. Procedures for the secure disposal of the HMRC’s assets must be in place. A challenge culture must be fostered, so that staff or visitors not wearing a pass are challenged. Where an access control system is in operation tailgating must be discouraged. | Assets, especially information assets must be destroyed when no longer required so that they cannot be reconstituted or reused by an unauthorised third party. Shedding is recommended. Electronic files should be weeded and deleted when no longer required. |
| Transfer of HMRC Data | Any proposed transfer of HMRC data must be approved by HMRC in writing. If the Contractor is unsure whether approval has been given, the data transfer must not proceed. Where data transfers are necessary in the performance of the Contract, they should be made by automated electronic secure transmission via the Government Secure Internet (GSI) with the appropriate level of security control. Individual data records (unless as part of a bulk transfer of an anonymised respondent survey data) will require specific transfer arrangements. Transfer of aggregated data such as results, presentations, draft and final reports may also need discussion and agreement, again in advance of any such transfer. | Whenever possible, putting data on to removable media should be avoided. Where this is unavoidable, hard drives and personal digital assistants, CD-ROM/DVD/floppy/USB sticks are only to be used after discussion and agreement with HMRC in advance of any such transfer. If the use of removable media is approved, data must be written to them in a secure, centralised environment and be encrypted to HMRC’s standards. If you anticipate transferring data on removable media during the delivery of this project, please set out your proposed transfer procedures. |
| Incident Management | Arrangements must be in place for reporting security breaches to the asset owner. |  |

Appendix E – Business Continuity

| Business Continuity | Requirements | Recommended |
| --- | --- | --- |
| Business Continuity Management | 3rd party suppliers should provide HMRC with clear evidence of the effectiveness of its Business Continuity management arrangements and alignment with recognised industry standards, by assessing risks to their operations and producing and maintaining business continuity documentation. |  |

Appendix F - Transfer Risk Assessment

NOTE: These questions DO NOT need to be completed unless specifically requested by HMRC, in the event offshoring of personal data in a non-adequacy country has been identified (Question 5c).

Step 1: Assess the transfer

- What is the name of the supplier/organisation?

- What type of entity is the organisation?

- What is the role of the organisation?

- How often will these transfers occur?

- What is the volume of personal data being transferred?

- What types of personal data are being transferred?

- In what format will the personal data be transferred? i.e encrypted, plain text, pseudonymised, password protected

- Do you consider that your organisation has the appropriate level of technical and organisational measures to process personal data securely?

- Will there be a requirement for the personal data to be forwarded on by the supplier to another entity?

- Have retention periods been set and documented? (storage limitation principle)

Step 2: Destination Country Assessment

Legal Regime Assessment

- Name of destination country

- Does the organisation have a Privacy Notice in place for this processing?

- Does the country have an established legal system in place?

- Will a foreign judgement or arbitration be recognised (acknowledged) and enforced in the destination country? i.e. If a judgement or arbitration was made in the UK would the destination country uphold this?

- Is the jurisdiction party to one of the following conventions for recognition of enforcement of foreign judgments or arbitration awards?
 o the Brussels Convention; or
 o the Hague Choice of Court Convention
 Note: If the destination has signed up to one of these conventions – it is accepted that they would recognise and enforce foreign judgements or arbitration

- Is there independent judiciary where individuals can seek access to justice and means for redress?

- Are the rights of the data subjects under the third-party beneficiary clause in contracts recognised and enforced in the destination country?

- Does the destination country have high levels of integrity and independence in the judicial process? i.e. - Is there any corruption in the legal system?  Is there a division of power? (For example, in the UK we have a separate judiciary in the police force, i.e., if an individual wanted to seek justice against the police the court system acts independently from the police they do not work as one body.

- Does the destination country have mature data protection and/or privacy laws in place?

Surveillance Assessment

- Do public authorities have wide powers to intercept communications and to access data from private companies, with few, if any safeguards?

- Do law enforcement agencies and other public authorities request information from private sector companies?  If so, what would be the reason for these requests?  Are requests deemed excessive and at a disproportionate level? How many requests has your company received to date, from law enforcement agencies which may include data about individuals?

- Are there rules for setting out when private companies are able to obtain access to data? For example, by Court Order?

- Would it be reasonable to believe that the data subjects and/or the categories of personal data would be of interest to third parties and/or public authorities?

- Please provide us with a link to the relevant legislation that governs the interception and third-party access of data. i.e. What piece of legislation enables the disclosure of personal data to law enforcement agencies and other public authorities?  What piece of legislation restricts the disclosure of personal data to law enforcement agencies and other public authorities?

- Is HMRC employee data e.g. IP addresses collected as part of this processing activity?

  - If so, will you be undertaking workplace monitoring on any or all HMRC employees/contractors/agency workers?  If yes, please forward a copy of your policy document

  - Is this processing authorised under the supplier contract/agreement?

  - What safeguards will be in place?

### Schedule 2.4 – Appendix G– Security Aspects Record

G.1. 	This contract will involve the Contractor holding UK Government security classified material (replace “security classified” with “classified” for overseas companies). It is a condition of this contract that this material must be protected. The standard of protection required is detailed below and varies with the level of security classification. Material passed to the Contractor will bear the security classification appropriate to it.

G.2	In determining the Security Classification ‘Aggregated Material’ has been considered. ‘Aggregation’ is the term used to describe the situation when a large number of data items at one classification are collected together. The impact of the compromise of the whole collection can often be significantly higher than the Impact of compromise of one item. This applies to compromises of Confidentiality, Integrity, and Availability.

G. 3	To assist the Contractor in allocating any necessary classification to material which the Contractor may produce during the course of the contract and thus enable the Contractor to provide the appropriate degree of protection to it, this schedule formally advises you of the correct security classification to apply to the various aspects of the contract.

G.4	The highest security classification of the information with which the Contractor operates under this contract is [Insert classification here].

G.5. 	The aspects of the contract which require a Security Classification are: -

| Aspect | Security Classification |
| --- | --- |
| (Provide full and detailed information) |  |

G.6. 	If the contract contains a Condition of Clause referring to “Secret Matter” this Secret matter is defined as the Aspects listed above.

G.7. 	The Contractor is responsible for ensuring that the level of protective marking associated with the various aspects listed above have been brought to the attention of the person directly responsible for the security of this contract, that they are fully understood, and that the required security controls in the contract security conditions can and will be taken to safeguard the material concerned.

G.8 	At the outset of this contract the person identified by the Contractor who will take responsibility for the security of the classified material:

Name: 									Role:

G.9	If during the term of the contract the person responsible for the security of the classified material changes, then the Contractor must advise the Client at the earliest opportunity.

# SCHEDULE 7 DATA PROTECTION

- DATA PROTECTION

The following definitions apply in this Schedule:

| “Data Protection Legislation” | (i) the GDPR, the LED and any applicable national implementing Laws as amended from time to time (ii) the DPA 2018 to the extent that it relates to processing of personal data and privacy; (iiii) all applicable Law about the processing of personal data and privacy; |
| --- | --- |
| “Data Protection Impact Assessment​” | an assessment by the Controller of the impact of the envisaged processing on the protection of Personal Data; |
| “Controller”, “Processor”, “Data Subject”, “Personal Data Breach”, “Data Protection Officer” | take the meaning given in the GDPR; |
| “Data Loss Event” | any event that results, or may result, in unauthorised access to Personal Data held by the Processor under this Agreement, and/or actual or potential loss and/or destruction of Personal Data in breach of this Agreement, including any Personal Data Breach; |
| “Data Subject Request” | a request made by, or on behalf of, a Data Subject in accordance with rights granted pursuant to the Data Protection Legislation to access their Personal Data; |
| “DPA 2018” | Data Protection Act 2018; |
| “LED” | Law Enforcement Directive ​(Directive (EU) 2016/680); |
| “Protective Measures” | appropriate technical and organisational measures which may include: pseudonymising and encrypting Personal Data, ensuring confidentiality, integrity, availability and resilience of systems and services, ensuring that availability of and access to Personal Data can be restored in a timely manner after an incident, and regularly assessing and evaluating the effectiveness of the such measures adopted by it including those outlined in Clause 16 (Authority Data and Security Requirements and Schedule 1 (Services Description); |
| “Sub-processor” | any third Party appointed to process Personal Data on behalf of that Processor related to this Agreement. |

​

  - The Parties acknowledge that for the purposes of the Data Protection Legislation, the Authority is the Controller and the Supplier is the Processor. The only processing that the Processor is authorised to do is listed in Annex 1 by the Controller and may not be determined by the Processor.

  - The Processor shall notify the Controller immediately if it considers that any of the Controller's instructions infringe the Data Protection Legislation.

  - The Processor shall provide all reasonable assistance to the Controller in the preparation of any Data Protection Impact Assessment prior to commencing any processing.  Such assistance may, at the discretion of the Controller, include:

    - a systematic description of the envisaged processing operations and the purpose of the processing;

    - an assessment of the necessity and proportionality of the processing operations in relation to the Services;

    - an assessment of the risks to the rights and freedoms of Data Subjects; and

    - the measures envisaged to address the risks, including safeguards, security measures and mechanisms to ensure the protection of Personal Data.

  - The Processor shall, in relation to any Personal Data processed in connection with its obligations under this Agreement:

    - process that Personal Data only in accordance with Annex 1, unless the Processor is required to do otherwise by Law. If it is so required the Processor shall promptly notify the Controller before processing the Personal Data unless prohibited by Law;

    - ensure that it has in place Protective Measures, which are appropriate to protect against a Data Loss Event, which the Controller may reasonably reject (but failure to reject shall not amount to approval by the Controller of the adequacy of the Protective Measures), having taken account of the:

        - nature of the data to be protected;

        - harm that might result from a Data Loss Event;

        - state of technological development; and

        - cost of implementing any measures;

    - ensure that:

        - the Processor Personnel do not process Personal Data except in accordance with this Agreement (and in particular Annex 1);

        - it takes all reasonable steps to ensure the reliability and integrity of any Processor Personnel who have access to the Personal Data and ensure that they:

          - are aware of and comply with the Processor’s duties under this Paragraph 1;

          - are subject to appropriate confidentiality undertakings with the Processor or any Sub-processor;

          - are informed of the confidential nature of the Personal Data and do not publish, disclose or divulge any of the Personal Data to any third Party unless directed in writing to do so by the Controller or as otherwise permitted by this Agreement; and

          - have undergone adequate training in the use, care, protection and handling of Personal Data; and

    - not transfer Personal Data outside of the UK unless the prior written consent of the Controller has been obtained and the following conditions are fulfilled:

        - the Controller or the Processor has provided appropriate safeguards in relation to the transfer (whether in accordance with GDPR Article 46 or LED Article 37) as determined by the Controller;

        - the Data Subject has enforceable rights and effective legal remedies;

        - the Processor complies with its obligations under the Data Protection Legislation by providing an adequate level of protection to any Personal Data that is transferred (or, if it is not so bound, uses its best endeavours to assist the Controller in meeting its obligations); and

        - the Processor complies with any reasonable instructions notified to it in advance by the Controller with respect to the processing of the Personal Data;

    - at the written direction of the Controller, delete or return Personal Data (and any copies of it) to the Controller on termination of the Agreement unless the Processor is required by Law to retain the Personal Data.

  - Subject to Paragraph 1.6, the Processor shall notify the Controller immediately if it:

    - receives a Data Subject Request (or purported Data Subject Request);

    - receives a request to rectify, block or erase any Personal Data;

    - receives any other request, complaint or communication relating to either Party's obligations under the Data Protection Legislation;

    - receives any communication from the Information Commissioner or any other regulatory authority in connection with Personal Data processed under this Agreement;

    - receives a request from any third Party for disclosure of Personal Data where compliance with such request is required or purported to be required by Law; or

    - becomes aware of a Data Loss Event.

  - The Processor’s obligation to notify under Paragraph 1.5 shall include the provision of further information to the Controller in phases, as details become available.

  - Taking into account the nature of the processing, the Processor shall provide the Controller with full assistance in relation to either Party's obligations under Data Protection Legislation and any complaint, communication or request made under  Paragraph 1.5 (and insofar as possible within the timescales reasonably required by the Controller) including by promptly providing:

    - the Controller with full details and copies of the complaint, communication or request;

    - such assistance as is reasonably requested by the Controller to enable the Controller to comply with a Data Subject Request within the relevant timescales set out in the Data Protection Legislation;

    - the Controller, at its request, with any Personal Data it holds in relation to a Data Subject;

    - assistance as requested by the Controller following any Data Loss Event;

    - assistance as requested by the Controller with respect to any request from the Information Commissioner’s Office, or any consultation by the Controller with the Information Commissioner's Office.

  - The Processor shall maintain complete and accurate records and information to demonstrate its compliance with this Paragraph 1. This requirement does not apply where the Processor employs fewer than 250 staff, unless:

    - the Controller determines that the processing is not occasional;

    - the Controller determines the processing includes special categories of data as referred to in Article 9(1) of the GDPR or Personal Data relating to criminal convictions and offences referred to in Article 10 of the GDPR; or

    - the Controller determines that the processing is likely to result in a risk to the rights and freedoms of Data Subjects.

  - The Processor shall allow for audits of its Data Processing activity related to the scope of this Agreement by the Controller or the Controller’s designated auditor, not more frequently than once per year and upon at least 10 Working Days prior written notice.

  - Each Party shall designate its own data protection officer ​if ​required by the Data Protection Legislation​.

  - Before allowing any Sub-processor to process any Personal Data related to this Agreement, the Processor must:

    - notify the Controller in writing of the intended Sub-processor and processing;

    - obtain the written consent of the Controller;

    - enter into a written agreement with the Sub-processor which give effect to the terms set out in this Paragraph 1 such that they apply to the Sub-processor; and

    - provide the Controller with such information regarding the Sub-processor as the Controller may reasonably require.

  - The Processor shall remain fully liable for all acts or omissions of any of its Sub-processors.

  - The Controller may, at any time on not less than 30 Working Days’ notice, revise this Paragraph 1 by replacing it with any applicable controller to processor standard clauses or similar terms forming part of an applicable Certification scheme (which shall apply when incorporated by attachment to this Agreement).

  - The Parties agree to take account of any guidance issued by the Information Commissioner’s Office. The Controller may on not less than 30 Working Days’ notice to the Processor amend this agreement to ensure that it complies with any guidance issued by the Information Commissioner’s Office.

## ANNEX 1	 PROCESSING, PERSONAL DATA AND DATA SUBJECTS

This Annex shall be completed by the Controller, who may take account of the view of the Processor, however the final decision as to the content of this Schedule shall be with the Controller at its absolute discretion.

The contact details of the Controller’s Data Protection Officer are: advice.dpa@hmrc.gov.uk

The Processor shall comply with any further written instructions with respect to processing by the Controller.

Any such further instructions shall be incorporated into this Schedule.

| Description | Details |
| --- | --- |
| Identity of Controller for each Category of Personal Data | The Authority is the Controller and the Supplier is the Processor The Parties acknowledge that in accordance with Data Protection Legislation, the Authority is the Controller and the Supplier is the Processor of the following Personal Data: - Any Personal Data contained within the order/quote confirmation attachment provided to a Supplier for them to fulfil an order. - Any Personal Data for effective communication between the Authority and the Supplier. - Any Personal Data for maintaining full and accurate records of the Contract. |
| Subject matter of the Processing | The processing is needed to ensure that the Processor can effectively deliver the Agreement. |
| Duration of the Processing | Up to 7 years after the expiry or termination of the Agreement unless longer retention is required by Law or the terms of Agreement arising hereunder. |
| Nature and purposes of the Processing | To commission a Statement of Work and receive a quotation the Authority must provide personal information which the Supplier will process to ensure order / quote obligations are fulfilled. The Personal Data will, - Ensure effective communication between the Authority and the Supplier. - Ensure accurate records of the Contract are maintained. |
| Type of Personal Data being Processed | Includes: - Name, email address, telephone number, delivery address and communications with, Authority staff concerned with award and management of the Agreement. - Name, email address, telephone number and communications with Supplier staff concerned with management of the Agreement. |
| Categories of Data Subject | Includes: - Authority staff concerned with award and management of the Agreement. - Supplier staff concerned with fulfilment of the Supplier’s obligations arising under the Agreement. |
| International transfers and legal gateway | The Supplier will not transfer any Personal Data outside of the European Economic Area (EEA) without the prior written consent of the Authority. |
| Plan for return and destruction of the data once the Processing is complete UNLESS requirement under Union or Member State law to preserve that type of data | All relevant data to be deleted 7 years after the expiry or termination of this Agreement unless longer retention is required by Law. |

# Schedule 8 (Business Continuity and Disaster Recovery)

- Definitions

  - In this Schedule, the following words shall have the following meanings and they shall supplement Joint Schedule 1 (Definitions):

| “Annual Revenue” | means, for the purposes of determining whether an entity is a Public Sector Dependent Supplier, the audited consolidated aggregate revenue (including share of revenue of joint ventures and Associates) reported by the Supplier or, as appropriate, the Supplier Group in its most recent published accounts, subject to the following methodology: - figures for accounting periods of other than 12 Months should be scaled pro rata to produce a proforma figure for a 12 Month period; and - where the Supplier, the Supplier Group and/or their joint ventures and Associates report in a foreign currency, revenue should be converted to British Pound Sterling at the closing exchange rate on the Accounting Reference Date; |
| --- | --- |
| “Appropriate Authority” or “Appropriate Authorities” | means the Authority; |
| “Associates” | means, in relation to an entity, an undertaking in which the entity owns, directly or indirectly, between 20% and 50% of the voting rights and exercises a degree of control sufficient for the undertaking to be treated as an associate under generally accepted accounting principles; |
| "BCDR Plan" | has the meaning given to it in Paragraph 2.2 of this Schedule; |
| "Business Continuity Plan" | has the meaning given to it in Paragraph 1.3.2 of this Schedule; |
| “Class 1 Transaction” | has the meaning set out in the listing rules issued by the UK Listing Authority; |
| “Control” | the possession by a person, directly or indirectly, of the power to direct or cause the direction of the management and policies of the other person (whether through the ownership of voting shares, by contract or otherwise) and “Controls” and “Controlled” shall be interpreted accordingly; |
| “Corporate Change Event” | means: - any change of Control of the Supplier or a Parent Undertaking of the Supplier; - any change of Control of any member of the Supplier Group which, in the reasonable opinion of the Authority, could have a material adverse effect on the Deliverables; - any change to the business of the Supplier or any member of the Supplier Group which, in the reasonable opinion of the Authority, could have a material adverse effect on the Deliverables; - a Class 1 Transaction taking place in relation to the shares of the Supplier or any Parent Undertaking of the Supplier whose shares are listed on the main market of the London Stock Exchange plc; - an event that could reasonably be regarded as being equivalent to a Class 1 Transaction taking place in respect of the Supplier or any Parent Undertaking of the Supplier; - payment of dividends by the Supplier or the ultimate Parent Undertaking of the Supplier Group exceeding 25% of the Net Asset Value of the Supplier or the ultimate Parent Undertaking of the Supplier Group respectively in any 12 month period; - an order is made or an effective resolution is passed for the winding up of any member of the Supplier Group; - any member of the Supplier Group stopping payment of its debts generally or becoming unable to pay its debts within the meaning of section 123(1) of the Insolvency Act 1986 or any member of the Supplier Group ceasing to carry on all or substantially all its business, or any compromise, composition, arrangement or agreement being made with creditors of any member of the Supplier Group; - the appointment of a receiver, administrative receiver or administrator in respect of or over all or a material part of the undertaking or assets of any member of the Supplier Group; and/or - any process or events with an effect analogous to those in paragraphs (e) to (g) inclusive above occurring to a member of the Supplier Group in a jurisdiction outside England and Wales; |
| “Critical National Infrastructure” | means those critical elements of UK national infrastructure (namely assets, facilities, systems, networks or processes and the essential workers that operate and facilitate them), the loss or compromise of which could result in: major detrimental impact on the availability, integrity or delivery of essential services – including those services whose integrity, if compromised, could result in significant loss of life or casualties – taking into account significant economic or social impacts; and/or significant impact on the national security, national defence, or the functioning of the UK; |
| “Critical Service Contract” | a service contract which the Authority has categorised as a Gold Contract using the Cabinet Office Contract Tiering Tool or which the Authority otherwise considers should be classed as a Critical Service Contract; |
| “CRP Information” or “Corporate Resolution Planning Information” | Means the corporate resolution information, providing a clear understanding of Supplier’s role within Supplier’s Group, as provided for by the Supplier in the: - Group Structure Information and Resolution Commentary; and - UK Public Sector and CNI Contract Information; |
| “Dependent Parent Undertaking” | means any Parent Undertaking which provides any of its Subsidiary Undertakings and/or Associates, whether directly or indirectly, with any financial, trading, managerial or other assistance of whatever nature, without which the Supplier would be unable to continue the day to day conduct and operation of its business in the same manner as carried on at the time of entering into the Contract, including for the avoidance of doubt the provision of the Deliverables in accordance with the terms of the Agreement; |
| "Disaster" | the occurrence of one or more events which, either separately or cumulatively, mean that the Deliverables, or a material part thereof will be unavailable (or could reasonably be anticipated to be unavailable); |
| "Disaster Recovery Deliverables" | the Deliverables embodied in the processes and procedures for restoring the provision of Deliverables following the occurrence of a Disaster; |
| "Disaster Recovery Plan" | has the meaning given to it in Paragraph 1.3.3 “of this Schedule; |
| "Disaster Recovery System" | the system embodied in the processes and procedures for restoring the provision of Deliverables following the occurrence of a Disaster; |
| “Group Structure Information and Resolution Commentary” | means the information relating to the Supplier Group to be provided by the Supplier in accordance with Paragraphs 2 to 4 and Appendix 1 to Part B; |
| “Parent Undertaking” | has the meaning set out in section 1162 of the Companies Act 2006; |
| “Public Sector Dependent Supplier” | means a supplier where that supplier, or that supplier’s group has Annual Revenue of £50 million or more of which over 50% is generated from UK Public Sector Business; |
| "Related Supplier" | any person who provides Deliverables to the Authority which are related to the Deliverables from time to time; |
| "Review Report" | has the meaning given to it in Paragraph 6.3 of this Schedule; |
| “Strategic Supplier” | means those suppliers to government listed at https://www.gov.uk/government/publications/strategic-suppliers; |
| “Subsidiary Undertaking” | has the meaning set out in section 1162 of the Companies Act 2006; |
| “Supplier Group” | means the Supplier, its Dependent Parent Undertakings and all Subsidiary Undertakings and Associates of such Dependent Parent Undertakings; |
| "Supplier's Proposals" | has the meaning given to it in Paragraph 6.3 of this Schedule; |
| “UK Public Sector Business” | means any goods, service or works provision to UK public sector bodies, including Central Government Departments and their arm's length bodies and agencies, non-departmental public bodies, NHS bodies, local authorities, health bodies, police, fire and rescue, education bodies and devolved administrations; and |
| “UK Public Sector / CNI Contract Information” | means the information relating to the Supplier Group to be provided by the Supplier in accordance with Paragraphs 2 to 4 and Appendix 2 of Part B; |

Part A: BCDR Plan

- BCDR Plan

  - The Authority and the Supplier recognise that, where specified in, the Authority shall have the right to enforce the Authority's rights under this Schedule.

  - At least thirty (30) Working Days, or as directed by the Authority at its sole discretion, prior to the Services Start Date the Supplier shall prepare and deliver to the Authority for the Authority’s written approval a plan (a “BCDR Plan”), which shall detail the processes and arrangements that the Supplier shall follow to:

    - ensure continuity of the business processes and operations supported by the Services following any failure or disruption of any element of the Deliverables; and

    - the recovery of the Deliverables in the event of a Disaster.

  - The BCDR Plan shall be divided into four sections:

    - Section 1 which shall set out general principles applicable to the BCDR Plan;

    - Section 2 which shall relate to business continuity (the "Business Continuity Plan");

    - Section 3 which shall relate to disaster recovery (the "Disaster Recovery Plan"); and

    - Section 4 which shall relate to an Insolvency Event of the Supplier, and Key-Subcontractors and/or any Supplier Group member (the “Insolvency Continuity Plan”).

  - Following receipt of the draft BCDR Plan from the Supplier, the Parties shall use reasonable endeavours to agree the contents of the BCDR Plan. If the Parties are unable to agree the contents of the BCDR Plan within twenty (20) Working Days of its submission, then such Dispute shall be resolved in accordance with the Dispute Resolution Procedure.

- General Principles of the BCDR Plan (Section 1)

  - Section 1 of the BCDR Plan shall:

    - set out how the business continuity and disaster recovery elements of the BCDR Plan link to each other;

    - provide details of how the invocation of any element of the BCDR Plan may impact upon the provision of the Deliverables and any goods and/or services provided to the Authority by a Related Supplier;

    - contain an obligation upon the Supplier to liaise with the Authority and any Related Suppliers with respect to business continuity and disaster recovery;

    - detail how the BCDR Plan interoperates with any overarching disaster recovery or business continuity plan of the Authority and any of its other Related Supplier in each case as notified to the Supplier by the Authority from time to time;

    - contain a communication strategy including details of an incident and problem management service and advice and help desk facility which can be accessed via multiple channels;

    - contain a risk analysis, including:

      - failure or disruption scenarios and assessments of likely frequency of occurrence;

      - identification of any single points of failure within the provision of Deliverables and processes for managing those risks;

      - identification of risks arising from the interaction of the provision of Deliverables with the goods and/or services provided by a Related Supplier; and

      - a business impact analysis of different anticipated failures or disruptions;

    - provide for documentation of processes, including business processes, and procedures;

    - set out key contact details for the Supplier (and any Subcontractors) and for the Authority;

    - identify the procedures for reverting to "normal service";

    - set out method(s) of recovering or updating data collected (or which ought to have been collected) during a failure or disruption to minimise data loss;

    - identify the responsibilities (if any) that the Authority has agreed it will assume in the event of the invocation of the BCDR Plan;

    - provide for the provision of technical assistance to key contacts at the Authority as required by the Authority to inform decisions in support of the Authority’s business continuity plans;

    - set out how the business continuity and disaster recovery elements of the BCDR Plan link to the Insolvency Continuity Plan, and how the Insolvency Continuity Plan links to the business continuity and disaster recovery elements of the BCDR Plan;

    - contain an obligation upon the Supplier to liaise with the Authority and (at the Authority’s request) any Related Supplier with respect to issues concerning insolvency continuity where applicable; and

    - detail how the BCDR Plan links and interoperates with any overarching and/or connected insolvency continuity plan of the Authority and any of its other Related Suppliers in each case as notified to the Supplier by the Authority from time to time.

  - The BCDR Plan shall be designed so as to ensure that:

    - the Deliverables are provided in accordance with this Agreement at all times during and after the invocation of the BCDR Plan;

    - the adverse impact of any Disaster is minimised as far as reasonably possible;

    - it complies with the relevant provisions of ISO/IEC 27002; ISO22301/ISO22313 and all other industry standards from time to time in force; and

    - it details a process for the management of disaster recovery testing.

  - The BCDR Plan shall be upgradeable and sufficiently flexible to support any changes to the Deliverables and the business operations supported by the provision of Deliverables.

  - The Supplier shall not be entitled to any relief from its obligations under the , or to any increase in the Charges to the extent that a Disaster occurs as a consequence of any breach by the Supplier of this Agreement.

- Business Continuity (Section 2)

  - The Business Continuity Plan shall set out the arrangements that are to be invoked to ensure that the business processes facilitated by the provision of Deliverables remain supported and to ensure continuity of the business operations supported by the Services including:

    - the alternative processes, options and responsibilities that may be adopted in the event of a failure in or disruption to the provision of Deliverables; and

    - the steps to be taken by the Supplier upon resumption of the provision of Deliverables in order to address the effect of the failure or disruption.

  - The Business Continuity Plan shall:

    - address the various possible levels of failures of or disruptions to the provision of Deliverables;

    - set out the goods and/or services to be provided and the steps to be taken to remedy the different levels of failures of and disruption to the Deliverables;

    - specify any applicable Performance Indicators with respect to the provision of the Business Continuity Services and details of any agreed relaxation to the Performance Indicators (PI’s) or Service Levels in respect of the provision of other Deliverables during any period of invocation of the Business Continuity Plan; and

    - set out the circumstances in which the Business Continuity Plan is invoked.

- Disaster Recovery (Section 3)

  - The Disaster Recovery Plan (which shall be invoked only upon the occurrence of a Disaster) shall be designed to ensure that upon the occurrence of a Disaster the Supplier ensures continuity of the business operations of the Authority supported by the Services following any Disaster or during any period of service failure or disruption with, as far as reasonably possible, minimal adverse impact.

  - The Supplier's BCDR Plan shall include an approach to business continuity and disaster recovery that addresses the following:

    - loss of access to the Authority Premises;

    - loss of utilities to the Authority Premises;

    - loss of access to the Supplier Premises;

    - loss of the Supplier's helpdesk or CAFM system;

    - loss of a Subcontractor;

    - emergency notification and escalation process;

    - contact lists;

    - staff training and awareness;

    - BCDR Plan testing;

    - post implementation review process;

    - any applicable Performance Indicators (PI’s) with respect to the provision of the disaster recovery services and details of any agreed relaxation to the Performance Indicators (PI’s) or Service Levels in respect of the provision of other Deliverables during any period of invocation of the Disaster Recovery Plan;

    - details of how the Supplier shall ensure compliance with security standards ensuring that compliance is maintained for any period during which the Disaster Recovery Plan is invoked;

    - access controls to any disaster recovery sites used by the Supplier in relation to its obligations pursuant to this Schedule; and

    - testing and management arrangements.

- Insolvency Continuity Plan (Section 4)

  - The Insolvency Continuity Plan shall be designed by the Supplier to permit continuity of the business operations of the Authority supported by the Deliverables through continued provision of the Deliverables following an Insolvency Event of the Supplier, any Key Sub-contractor and/or any Supplier Group member with, as far as reasonably possible, minimal adverse impact.

  - The Insolvency Continuity Plan shall include the following:

    - communication strategies which are designed to minimise the potential disruption to the provision of the Deliverables, including key contact details in respect of the supply chain and key contact details for operational and contract Supplier Staff, Key Subcontractor personnel and Supplier Group member personnel;

    - identification, explanation, assessment and an impact analysis of risks in respect of dependencies between the Supplier, Key Subcontractors and Supplier Group members where failure of those dependencies could reasonably have an adverse impact on the Deliverables;

    - plans to manage and mitigate identified risks;

    - details of the roles and responsibilities of the Supplier, Key Subcontractors and/or Supplier Group members to minimise and mitigate the effects of an Insolvency Event of such persons on the Deliverables;

    - details of the recovery team to be put in place by the Supplier (which may include representatives of the Supplier, Key Subcontractors and Supplier Group members); and

    - sufficient detail to enable an appointed insolvency practitioner to invoke the plan in the event of an Insolvency Event of the Supplier.

- Review and changing the BCDR Plan

  - The Supplier shall review the BCDR Plan:

    - on a regular basis and as a minimum once every six (6) Months;

    - within three (3) calendar Months of the BCDR Plan (or any part) having been invoked pursuant to Paragraph 8; and

    - where the Authority requests in writing any additional reviews (over and above those provided for in Paragraphs 6.1.1 and 6.1.2 of this Schedule) whereupon the Supplier shall conduct such reviews in accordance with the Authority’s written requirements. Prior to starting its review, the Supplier shall provide an accurate written estimate of the total costs payable by the Authority for the Authority’s approval.  The costs of both Parties of any such additional reviews shall be met by the Authority except that the Supplier shall not be entitled to charge the Authority for any costs that it may incur above any estimate without the Authority’s prior written approval.

  - Each review of the BCDR Plan pursuant to Paragraph 6.1 shall assess its suitability having regard to any change to the Deliverables or any underlying business processes and operations facilitated by or supported by the Services which have taken place since the later of the original approval of the BCDR Plan or the last review of the BCDR Plan, and shall also have regard to any occurrence of any event since that date (or the likelihood of any such event taking place in the foreseeable future) which may increase the likelihood of the need to invoke the BCDR Plan. The review shall be completed by the Supplier within such period as the Authority shall reasonably require.

  - The Supplier shall, within twenty (20) Working Days of the conclusion of each such review of the BCDR Plan, provide to the Authority a report (a "Review Report") setting out the Supplier's proposals (the "Supplier's Proposals") for addressing any changes in the risk profile and its proposals for amendments to the BCDR Plan.

  - Following receipt of the Review Report and the Supplier’s Proposals, the Parties shall use reasonable endeavours to agree the Review Report and the Supplier's Proposals. If the Parties are unable to agree Review Report and the Supplier's Proposals within twenty (20) Working Days of its submission, then such Dispute shall be resolved in accordance with the Dispute Resolution Procedure.

  - The Supplier shall as soon as is reasonably practicable after receiving the approval of the Supplier's Proposals effect any change in its practices or procedures necessary so as to give effect to the Supplier's Proposals. Any such change shall be at the Supplier’s expense unless it can be reasonably shown that the changes are required because of a material change to the risk profile of the Deliverables.

- Testing the BCDR Plan

  - The Supplier shall test the BCDR Plan:

    - regularly and in any event not less than once in every Contract Year;

    - in the event of any major reconfiguration of the Deliverables

    - at any time where the Authority considers it necessary (acting in its sole discretion).

  - If the Authority requires an additional test of the BCDR Plan, it shall give the Supplier written notice and the Supplier shall conduct the test in accordance with the Authority’s requirements and the relevant provisions of the BCDR Plan.  The Supplier's costs of the additional test shall be borne by the Authority unless the BCDR Plan fails the additional test in which case the Supplier's costs of that failed test shall be borne by the Supplier.

  - The Supplier shall undertake and manage testing of the BCDR Plan in full consultation with and under the supervision of the Authority and shall liaise with the Authority in respect of the planning, performance, and review, of each test, and shall comply with the reasonable requirements of the Authority.

  - The Supplier shall ensure that any use by it or any Subcontractor of "live" data in such testing is first approved with the Authority. Copies of live test data used in any such testing shall be (if so required by the Authority) destroyed or returned to the Authority on completion of the test.

  - The Supplier shall, within twenty (20) Working Days of the conclusion of each test, provide to the Authority a report setting out:

    - the outcome of the test;

    - any failures in the BCDR Plan (including the BCDR Plan's procedures) revealed by the test; and

    - the Supplier's proposals for remedying any such failures.

  - Following each test, the Supplier shall take all measures requested by the Authority to remedy any failures in the BCDR Plan and such remedial activity and re-testing shall be completed by the Supplier, at its own cost, by the date reasonably required by the Authority.

- Invoking the BCDR Plan

  - In the event of a complete loss of service or in the event of a Disaster, the Supplier shall immediately invoke the BCDR Plan (and shall inform the Authority promptly of such invocation). In all other instances the Supplier shall invoke or test the BCDR Plan only with the prior consent of the Authority.

  - The Insolvency Continuity Plan element of the BCDR Plan, including any linked elements in other parts of the BCDR Plan, shall be invoked by the Supplier:

    - where an Insolvency Event of a Key Sub-contractor and/or Supplier Group member (other than the Supplier) could reasonably be expected to adversely affect delivery of the Deliverables; and/or

    - where there is an Insolvency Event of the Supplier and the insolvency arrangements enable the Supplier to invoke the plan.

- Circumstances beyond your control

  - The Supplier shall not be entitled to relief under Clause 20 (Circumstances beyond your control) if it would not have been impacted by the Force Majeure Event had it not failed to comply with its obligations under this Schedule.

Part B:  Corporate Resolution Planning

- Service Status and Supplier Status

  - This Contract is a Critical Service Contract.

  - The Supplier shall notify the Authority in writing within 5 Working Days of the Effective Date and throughout the Term within 120 days after each Accounting Reference Date as to whether or not it is a Public Sector Dependent Supplier.

- Provision of Corporate Resolution Planning Information

  - Paragraphs 2 to 4 of this Part B shall apply if the Contract has been specified as a Critical Service Contract under Paragraph 1.1 of this Part B or the Supplier is or becomes a Public Sector Dependent Supplier.

  - Subject to Paragraphs 2.6, 2.10 and 2.11 of this Part B:

    - where the Contract is a Critical Service Contract, the Supplier shall provide the Appropriate Authority with the CRP Information within 60 days of the Effective Date; and

    - except where it has already been provided, where the Supplier is a Public Sector Dependent Supplier, it shall provide the Appropriate Authority with the CRP Information within 60 days of the date of the Appropriate Authority’s request.

  - The Supplier shall ensure that the CRP Information provided pursuant to Paragraphs 2.2, 2.8 and 2.9 of this Part B:

    - is full, comprehensive, accurate and up to date;

    - is split into two parts:

      - Group Structure Information and Resolution Commentary;

      - UK Public Service / CNI Contract Information and is structured and presented in accordance with the requirements and explanatory notes set out at Annex I of the latest published version of the Resolution Planning Guidance published by the Cabinet Office Government Commercial Function and available at https://www.gov.uk/government/publications/the-outsourcingplaybook and contains the level of detail required (adapted as necessary to the Supplier’s circumstances);

    - incorporates any additional commentary, supporting documents and evidence which would reasonably be required by the Appropriate Authority to understand and consider the information for approval;

    - provides a clear description and explanation of the Supplier Group members that have agreements for goods, services or works provision in respect of UK Public Sector Business and/or Critical National Infrastructure and the nature of those agreements; and

    - complies with the requirements set out at Appendix 1 (Group Structure Information and Resolution Commentary) and Appendix 2 (UK Public Sector / CNI Contract Information) respectively.

  - Following receipt by the Appropriate Authority of the CRP Information pursuant to Paragraphs 2.2, 2.8 and 2.9 of this Part B, the Authority shall procure that the Appropriate Authority shall discuss in good faith the contents of the CRP Information with the Supplier and no later than 60 days after the date on which the CRP Information was delivered by the Supplier either provide an Assurance to the Supplier that the Appropriate Authority approves the CRP Information or that the Appropriate Authority rejects the CRP Information.

  - If the Appropriate Authority rejects the CRP Information:

    - the Authority shall inform the Supplier in writing of its reasons for its rejection; and

    - the Supplier shall revise the CRP Information, taking reasonable account of the Appropriate Authority’s, and shall re-submit the CRP Information to the Appropriate Authority for approval within 30 days of the date of the Appropriate Authority’s rejection. The provisions of paragraph 2.3 to 2.5 of this Part B shall apply again to any resubmitted CRP Information provided that either Party may refer any disputed matters for resolution by the Dispute Resolution Procedure.

  - Where the Supplier or a member of the Supplier Group has already provided CRP Information to a Department and Suppliers Team and has received an Assurance of its CRP Information from that Department, then provided that the Assurance remains Valid (which has the meaning in paragraph 2.7 below) on the date by which the CRP Information would otherwise be required, the Supplier shall not be required to provide the CRP Information under Paragraph 2.2 if it provides a copy of the Valid Assurance to the Appropriate Authority on or before the date on which the CRP Information would otherwise have been required.

  - An Assurance shall be deemed Valid for the purposes of Paragraph 2.6 of this Part B if:

    - the Assurance is within the validity period stated in the Assurance (or, if no validity period is stated, no more than 12 months has elapsed since it was issued and no more than 18 months has elapsed since the Accounting Reference Date on which the CRP Information was based); and

    - no Corporate Change Events or Financial Distress Events (or events which would be deemed to be Corporate Change Events or Financial Distress Events if the Contract had then been in force) have occurred since the date of issue of the Assurance.

  - If the Contract is a Critical Service Contract, the Supplier shall provide an updated version of the CRP Information (or, in the case of Paragraph 2.8.3 of this Part B its initial CRP Information) to the Appropriate Authority:

    - within 14 days of the occurrence of a Financial Distress Event (along with any additional highly confidential information no longer exempted from disclosure under Paragraph 2.11 of this Part B) unless the Supplier is relieved of the consequences of the Financial Distress Event under Paragraph 7.1 of Joint Schedule 7 (Financial Distress) (if applicable);

    - within 30 days of a Corporate Change Event unless not required pursuant to Paragraph 2.10;

    - within 30 days of the date that:

      - the credit rating(s) of each of the Supplier and its Parent Undertakings fail to meet any of the criteria specified in Paragraph 2.10; or

      - none of the credit rating agencies specified at Paragraph 2.10 hold a public credit rating for the Supplier or any of its Parent Undertakings; and

    - in any event, within 6 months after each Accounting Reference Date or within 15 months of the date of the previous Assurance received from the Appropriate Authority (whichever is the earlier), unless:

      - updated CRP Information has been provided under any of Paragraphs 2.8.1 2.8.2 or 2.8.3 since the most recent Accounting Reference Date (being no more than 12 months previously) within the timescales that would ordinarily be required for the provision of that information under this Paragraph 2.8.4; or

      - unless not required pursuant to Paragraph 2.10.

  - Where the Supplier is a Public Sector Dependent Supplier and the Contract is not a Critical Service Contract, then on the occurrence of any of the events   specified in Paragraphs 2.8.1 to 2.8.4 of this Part B, the Supplier shall provide at the request of the Appropriate Authority and within the applicable timescales for each event as set out in Paragraph 2.8 (or such longer timescales as may be notified to the Supplier by the Authority), the CRP Information to the Appropriate Authority.

  - Where the Supplier or a Parent Undertaking of the Supplier has a credit rating of either:

    - Aa3 or better from Moody’s;

    - AA- or better from Standard and Poors;

    - AA- or better from Fitch;

the Supplier will not be required to provide any CRP Information unless or until either (i) a Financial Distress Event occurs (unless the Supplier is relieved of the consequences of the Financial Distress Event under Paragraph 7.1 of Annex 3 to Joint Schedule 7 (Financial Distress), if applicable) or (ii) the Supplier and its Parent Undertakings cease to fulfil the criteria set out in this Paragraph 2.10, in which cases the Supplier shall provide the updated version of the CRP Information in accordance with paragraph 2.8.

  - Subject to Paragraph 4, where the Supplier demonstrates to the reasonable satisfaction of the Appropriate Authority that a particular item of CRP Information is highly confidential, the Supplier may, having orally disclosed and discussed that information with the Appropriate Authority, redact or omit that information from the CRP Information provided that if a Financial Distress Event occurs, this exemption shall no longer apply and the Supplier shall promptly provide the relevant information to the Appropriate Authority to the extent required under Paragraph 2.8.

- Termination Rights

  - The Authority shall be entitled to terminate the Contract if the Supplier is required to provide CRP Information under Paragraph 2 of this Part B and either:

    - the Supplier fails to provide the CRP Information within 4 months of the Effective Date if this is a Critical Service Contract or otherwise within 4 months of the Appropriate Authority’s request; or

    - the Supplier fails to obtain an Assurance from the Appropriate Authority within 4 months of the date that it was first required to provide the CRP Information under the Contract,

- Confidentiality and usage of CRP Information

  - The Authority agrees to keep the CRP Information confidential and use it only to understand the implications of an Insolvency Event of the Supplier and/or Supplier Group members on its UK Public Sector Business and/or services in respect of CNI and to enable contingency planning to maintain service continuity for end users and protect CNI in such eventuality.

  - The Supplier shall use reasonable endeavours to obtain consent from any third party which has restricted the disclosure of the CRP Information to enable disclosure of that information to the Appropriate Authority pursuant to Paragraph 2 of this Part B subject, where necessary, to the Appropriate Authority entering into an appropriate confidentiality agreement in the form required by the third party.

  - Where the Supplier is unable to procure consent pursuant to Paragraph 4.3 of this Part B, the Supplier shall use all reasonable endeavours to disclose the CRP Information to the fullest extent possible by limiting the amount of information it withholds including by:

    - redacting only those parts of the information which are subject to such obligations of confidentiality;

    - providing the information in a form that does not breach its obligations of confidentiality including (where possible) by:

      - summarising the information;

      - grouping the information;

      - anonymising the information; and

      - presenting the information in general terms

  - The Supplier shall provide the Appropriate Authority with contact details of any third party which has not provided consent to disclose CRP Information where that third party is also a public sector body and where the Supplier is legally permitted to do so.

Appendix 1: Group structure information and resolution commentary

- The Supplier shall:

  - provide sufficient information to allow the Appropriate Authority to understand the implications on the Supplier Group’s UK Public Sector Business and CNI contracts listed pursuant to Appendix 2 if the Supplier or another member of the Supplier Group is subject to an Insolvency Event;

  - ensure that the information is presented so as to provide a simple, effective and easily understood overview of the Supplier Group; and

  - provide full details of the importance of each member of the Supplier Group to the Supplier Group’s UK Public Sector Business and CNI contracts listed pursuant to Appendix 2 and the dependencies between each.

Appendix 2: UK Public Sector / CNI Contract Information

- The Supplier shall:

  - provide details of all agreements held by members of the Supplier Group where those agreements are for goods, services or works provision and:

    - are with any UK public sector bodies including: central Government departments and their arms-length bodies and agencies, non-departmental public bodies, NHS bodies, local authorities, health bodies, police fire and rescue, education bodies and the devolved administrations;

    - are with any private sector entities where the end recipient of the service, goods or works provision is any of the bodies set out in paragraph 1.1.1 of this Appendix 2 and where the member of the Supplier Group is acting as a key sub-contractor under the agreement with the end recipient; or

    - involve or could reasonably be considered to involve CNI;

  - provide the Appropriate Authority with a copy of the latest version of each underlying contract worth more than £5m per contract year and their related key sub-contracts, which shall be included as embedded documents within the CRP Information or via a directly accessible link.

## Schedule 9 (Social Value Commitment)

The Supplier understand additional environmental benefits in the performance of the Agreement, including working towards net zero greenhouse gas emissions. Our commitments are detailed below.

Method Statement:

To report and manage commitments, we will appoint a Green Champion supported by Netcompany’s Social Value Delivery Lead (SVDL).  (Country Manager/Social Value Director) will be ultimately accountable. We will collaborate with HMRC to develop a binding Social Value Action Plan with Key Performance Indicators (KPIs) and implement these using ISO 9001-certified processes, policies and governance and our Social Value Measurement Framework (developed with experts, Social Value Business). Our approach is certified to Social Value Quality Mark Gold.

| Commitment # | Description | How we will achieve this/how it meets award criteria | Metric/Commitment/KPI |
| --- | --- | --- | --- |
| 1 | Climate Awareness Training (CAT) | We will run one 2-hour CAT to upskill contract team on improving environmental benefits for this contract. CAT educates on climate change, current actions as a business and how individuals make sustainable choices and contribute to Net Zero emissions through actionable pledges via the Green Team Charter (below). Outcome: Improved confidence as influencers; real actions to benefit environment. | Metric: CAT training Commitment: 1 over two years. KPI: 90% contract staff trained |
| 2 | Green Team Charter (GTC) | A contract-specific initiative to embed sustainability into service delivery, business operations and solutions. Following CAT working behaviours are workshopped/teams collaborate on a GTC, eg: only essential travel to work; tech waste management, cams off on longer status calls; green tech goals (see Commitment 3). Contract-specific KPIs will be established and tracked. Outcome: Greener team behaviours reduce environmental impact. | Metric: GTC creation Commitment: 1 followed by 2nd year refresh KPI: 90% contract staff attend workshop annually. |
| 3 | Amazon EKS environment management | Set-up an automated management system for environments on Amazon EKS to eliminate manual intervention in scaling operations, covering all 25 HMRC environments. Tool runs every 15 minutes to detect unused/underused areas and will scale down and/or send warnings. Outcome: Delivers up to 30% reduced emissions. | Metric: Creation of EKS environment system Commitment: 1 over two years KPI: 20% reduction in use/cost over two years |
| 4 | Establish a Green Champion | One person appointed from contract team to manage/share activity, including: updates from the GTC quarterly, volunteering opportunities, ways to better GTC goals and greener IT solution updates from Amazon. | Metric: Number of Green Champions appointed Commitment: 1 over two years. KPI: Quarterly reporting on GTC and volunteering |
| 5 | Environmental Volunteering | Opportunities for all team to deliver environmental benefits, half day per person over two years. | Metric: People hours improving the environment Commitment: >100 hours over 2 years KPI: 90% of contract staff take part |

Monitoring measurement and reporting

The Green Champion will monitor performance through weekly engagement with the Delivery Manager, tracking progress using the Social Value Framework (based on the TOM System). Data will be validated for transparency, ensuring accessibility and auditability, with reports shared quarterly in an HMRC-agreed format. Continuous improvement will be driven by 360° feedback, incorporating formal reviews, lessons learned, and stakeholder input.

Timed action plan

Environment hosted on the HMRC production network.

Environment hosted on the HMRC production network.

Authentication is the process by which people “prove” to the system that they are the person they claim to be.  There are three possible authentication factors: Passwords (something a person knows), tokens (something a person possesses), and biometrics (something a person inherently is or how they behave).

CESG Good Practice Guide No 7 provides information on the threats and vulnerabilities and risks associated with malicious code and also provides guidance on appropriate risk management measures.

The term drives includes all removable, recordable media e.g. memory sticks, compact flash, recordable optical media and external hard drives.