Identity Provider (IdP) Access and Management Federation Service

Terms and Conditions

(Document 06 of 06 of the Invitation to Tender Pack)

Document Version Controls

| Version Number | Change | Last Updated | Initials |
| --- | --- | --- | --- |
|  | Additional definitions made to the Definitions and Terms table | 17/01/2017 | IW |
|  | Changes to service credit clauses | 27/04/2017 | IW |
|  | Annex 1 added | 27/04/2017 | IW |

Contents

1.	Contents	1

2.	Basic Details	4

3.	Definitions	5

3.1.	Interpretations	5

4.	Agreement	13

5.	Term	14

6.	Obligations of the Contractor	14

6.1.	The  Services	14

6.2.	Sub-Contractors	14

6.3.	Instructions	15

6.4.	Financial Control	15

6.5.	Communication	15

6.6.	Laws and Regulation	15

7.	Obligations of the Authority	16

7.1.	Monitoring	16

8.	Timetable and Milestones	16

9.	Transition	16

9.1.	Transition at Commencement	16

9.2.	Transition at Expiry or Termination	17

9.2.5.	Skills Transfer	17

10.	Acceptance	17

10.1.	Acceptance process	18

10.2.	Acceptance Tests	18

10.3.	Failure to gain acceptance	18

10.3.1.	Failure to meet Planned Acceptance Date(s)	18

10.3.2.	Failure to meet Acceptance Completion Date	19

11.	Delays	20

12.	Extension of time	21

13.	Liquidated Damages and Service Credit Liability	21

13.1.	Liquidated Damages	21

13.1.2.	Liquidated Damages Period	22

13.2.	Service Credits	23

13.2.7.	Service Credits KPI 005	23

13.2.8.	Rights to Termination	23

14.	Liability, Indemnity and Insurance	24

15.	Insurance	25

16.	Limitation of Liability	25

17.	Contractor's Warranty	26

18.	Intellectual Property Rights	26

19.	Standards	26

20.	Viruses	26

21.	Payment and VAT	27

22.	Monitoring and Reporting	28

23.	Intellectual Property and Copyright	29

23.2.	Authority’s IPR	29

23.3.	Contractor’s IPR	30

23.4.	Authority’s Licence	30

23.5.	Contractor Software	30

23.5.1.	Licence	30

23.5.2.	Escrow	30

24.	Confidentiality	31

25.	Data Protection	33

26.	Data security	34

27.	Staff and Resources	34

28.	Termination	35

28.2.	Breach	35

28.3.	Repeat of Breach	35

28.4.	Insolvency	36

28.5.	Change of Management Control	36

28.6.	Unsatisfactory Evaluation of the Services	36

28.8.	Consequences of Termination	36

29.	Force Majeure	37

30.	Dispute Resolution Procedure	37

30.1.	Application	37

30.2.	Management Referral	38

30.3.	Mediation	38

30.4.	Litigation	39

31.	Agreement Change or Variation	39

32.	Procurement Transparency	40

33.	Gifts and Payments of Commission	41

34.	Transfer of Undertakings (Protection of Employment) TUPE	41

35.	Information Security Addendum	42

36.	Miscellaneous	42

36.2.	Assignment	42

36.3.	Waiver	42

36.4.	Public Reputation of the Parties	42

36.5.	Whole Agreement	42

36.6.	Governing Law	42

37.	Agreement Signatures	43

ANNEX 1	44

The Services Specification	44

ANNEX 2	44

Service Level Agreement, Key Performance Indicators (KPI) and Reporting	0

2.2	Monthly Reporting	0

2.2	Quarterly Reporting	0

Annex 3	1

Milestones	1

ANNEX 4	2

Payment Schedule	2

ANNEX 5	4

5.1	Implementation and Transition	4

5.2	Acceptance	4

5.3	Mobilization	4

5.4	Phase Deliverable Definitions and Acceptance Criteria	5

5.5	Authority’s Obligations	5

5.6	Implementation Key Personnel and Communication	6

5.7	Liquidated Damages	6

ANNEX 6	7

Sub-contractors	7

ANNEX 7	8

Contractors and Third Party Hardware and Software	8

ANNEX 8	9

Security Requirements	9

Security and DPA Requirements	9

Annex 9	10

Variation to Agreement	10

Milestones	10

Basic Details

| 2.1 | NAME AND ADDRESS OF CONTRACTOR (including Company Registration Number if relevant) | Eduserve, Royal Mead, Railway Place, Bath BA1 1SR 3763109 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 2.2 | DESCRIPTION OF CONTRACTOR | Owner of OpenAthens, single sign-on, authentication and access solution |  |  |  |  |
| 2.3 | DESCRIPTION OF SERVICES | Identity Provider and Access Management Federation Service |  |  |  |  |
| 2.4 | NICE BUDGET HOLDER | Marion Spring |  |  |  |  |
| 2.5 | NICE COMMISSIONING MANAGER | Carrie Thomson |  |  |  |  |
| 2.6 | NOMINATED MANAGER OF CONTRACTOR |  |  |  |  |  |
| 2.7 | CONTRACTOR AUTHORISED SIGNATORY |  |  |  |  |  |
| 2.8 | DATE AGREEMENT SIGNED | D | M |  | Y |
| 2.9 | DATE AGREEMENT COMES INTO EFFECT (IF DIFFERENT FROM ABOVE) | 01 | 05 |  | 2017 |
| 2.10 | DATE AGREEMENT ENDS (IF FIXED DATE) | 30 | 04 |  | 2020 |
| 2.11 | AGREEMENT NUMBER |  |  |  |  |  |
| 2.12 | NICE BUDGET CODE |  |  |  |  |  |

It is agreed as follows:

Definitions

Interpretations

| Acceptance Date | means the date upon which acceptance criteria for the implementation of the Services as specified in Annex 5. |
| --- | --- |
| Acceptance Completion Date | means any date, contained in Annex 5 by which the Contractor undertakes to have met acceptance criteria for the implementation of the Services; |
| Acceptance Test | means a test or sequence of tests specified in Annex 5 to be performed in order to establish, by compliance with acceptance criteria, that the Services conform to the Obligations of the Contractor; |
| Access Management Federation (AMF) | A single solution to accessing online resources and services. Participating organisations use SAML compatible technology, such as Shibboleth and Open Athens, which adhere to comprehensive technical standards in order to connect users to resources and services. |
| Activated | Activation status for all active live accounts. |
| Activation | Process of activating non-activated or deactivated account. Activation is carried out by user. |
| Activation status | Status defining whether an account is non-activated, activated, deactivated or lapsed. |
| Additional Services | Any service agreed by both Parties, in writing that does not form part of this agreement and any Annex. Additional Service must be agreed as defined in Annex 9, Variation to Agreement; |
| Administration Website | A web based administration interface provided as part of The Service for Administrators to manage their Organisational Entities, Users and Content. |
| Administrator | Individual who is responsible for managing Organisational Entities, users and Licensed Resources through the administration website. An Administrator may be responsible for one or multiple Organisational Entities. |
| Administrator account | Dedicated user account through which a local, regional, consortia or National Administrator manages the Organisational Entity’s user accounts. |
| Agreement | means this agreement concluded between the Authority and the Contractor including: (a) the clauses contained herein; (b) the Annexes attached hereto; (c) such variations in writing as shall be agreed by the Authority and the Contractor according to the provisions of clause 31 (Variations to the Agreement); |
| Agreement Change | Any change or variation to this agreement subject to clause 31 and as detailed in any Annex 9 agreed by both parties throughout the term of this agreement. |
| Agreement Charge or Agreement Price | The agreed fee for the services under this Agreement as defined in Annex 4 or any amended fee as defined in any Variation to Agreement Annex 9; |
| Annexes | All Annexes to the Agreement, which are: Annex 1 – The Services Specification; Annex 2 – Service Level Agreement and Key Performance Indicators; Annex 3 – Milestones; Annex 4 – Payment Schedule; Annex 5 – Implementation and Transition, Acceptance Testing and Acceptance Charge; Annexe 6 - Sub-contractors; Annex 7 – Contractors and Third Party Hardware and Software; Annex 8 – Security Requirements; Annex 9 – Variation to Agreement; |
| API | Application Program Interface. A set of routines, protocols, and tools for building software applications. The API specifies how software components should interact. |
| Applicant | Individual who has applied for an account. |
| Authority | National Institute for Health and Care Excellence (NICE) |
| Authentication | Process of verifying that the user attempting to access online Licensed Resources is who they claim to be. |
| Authorisation | Process of verifying that the user attempting to access online Licensed Resources is permitted to access that content. |
| Authority Personal Data | any personal data supplied by the Authority, or data for which the Authority is the Data Controller; |
| Background IPR | Means any Intellectual Property owned by either Party prior to the commencement of this Agreement; |
| Commissioning Manager | the person appointed by the Authority to manage this Agreement |
| Confidential Information | means information, data and material of any nature which either Party may receive or obtain in connection with the operation of the Agreement and: (a) which comprises Personal Data or Sensitive Personal Data (as both terms are defined in the Data Protection Act 1998) or which relates to any patient of the Authority or his or her treatment or medical history; (b) the release of which is likely to prejudice the commercial interests of the Authority or (as the case may be) any Beneficiary or the Contractor respectively; or (c) which is a trade secret. |
| Consortia | An association of Organisational Entities which an Administrator can edit in the administration website, accessible via a single administration account. Consortia of multiple Organisational Entities can be defined by geographical or non-geographical boundaries and/or by other criteria. |
| Content | Online licensed resources, such as journals, bibliographic databases, point of care resources and e-books, appropriate for staff working in health and social care settings. |
| Content activity | It is unlikely to be possible for The Service to track actual resource usage, this will be tracked by the Content Providers. Rather, this reflects user activity on a specified resource, such as log ins or attempted log ins. |
| Content Provider | A provider of Content to the NHS. |
| Contractor | the organisation in 2.1 or any partner, employee, agent, sub-contractor or other lawful representative of the organisation in 2.1. Provider of the contracted Identity Provider and Access Management Federation Service. |
| Contractor Premises | means any Contractor's building or location where facilities are installed for the purposes of providing the Services. |
| Contractor Software | means the Software which is listed as such in Annex 7 to be supplied by the Contractor for use in the provision of the Services whether such Software is owned by the Contractor or by a third party; |
| Contractual Date | Any date as defined in this Agreement or the Annexes or in writing by both parties subject to this Agreement; |
| Credit | A sum of money owed by either party to the other; |
| Credit Note | A credit to be issued to the Authority for any payment invoiced by the Contractor that: should not have been charged; in error of any invoice charge; any chargeable Service Credit charge; any chargeable Liquidated Damage charge; |
| Obligations of the Contractor | means the statements contained in clause 6 and Annex 1, 2, 3 and 5 which specify: (a) Services that the Contractor undertakes to provide and the functions and performance that such Services shall meet in all material respects; and (b) operational responsibilities in respect of such Services as the Contractor undertakes; (c) implementation responsibilities in respect of such Services as the Contractor undertakes; and (d) Service Levels in accordance with which the Contractor undertakes to perform the Services. |
| Data | means all information stored in the user directory database, including but not limited to; titles; names; full postal addresses; entity; organisation name and type; email addresses; telephone numbers; role, position and job type; access and activation status; eligibility status expiry dates; acceptance and approval terms and conditions (DPA). |
| Database | means the rights in or to the content and database schema of the databases developed and supplied by the Contractor to the Authority in accordance with the terms of this Agreement (excluding all database Third Party Software); |
| Data Controller | as defined in the Data Protection Act 1998 (as amended) and shall be the Authority; |
| Data Processor | as defined in the Data Protection Act 1998 (as amended) and shall be the Contractor; |
| Data Protection Act (DPA) | Means the Data Protection Act 1998. |
| Deactivated | Activation status for accounts which are temporarily not activated. An account will be deactivated when a user makes changes to any of their account details or when an Administrator changes an activation status in the administration website. Deactivated accounts must be reactivated before they can be used again. |
| Deed of Novation | means an Agreement between all parties which novates all contractual responsibilities of the Authority to another organisation not party to the this Agreement and that organisation shall be wholly responsible for the Agreement and the Authority released of any responsibility under the Agreement from the effective date of the Deed of Novation; |
| Default | means any breach of the obligations of either party, (including but not limited to fundamental breach or breach of a fundamental term), or any default, act, omission, negligence or statement of either party, its employees, agents or sub-contractors in connection with or in relation to the subject matter of the Agreement and in respect of which such party is liable to the other hereunder; |
| Deliverable | Any of the services as defined in the Service Specification, Service Level Agreement, Milestones, Implementation and Transition and any agreed Variation to Agreement Annexes; |
| Deposited Software | the Software Source Code of which is to be placed in escrow, as listed in Annex 7 at the request of the Authority; |
| Documentation | means such manuals, reports, drawings, specifications, training materials, use policies, plans and other documents, in each case relating to the Services (or any part of the Services), that are developed by the Contractor or any sub-contractor for the Authority and/ or which are jointly developed by the Contractor or any sub-contractor with the Authority; |
| Eligibility criteria | Criteria agreed with Content Providers of nationally procured Content describing who is entitled to access that content, and therefore who is entitled to an access account. The current eligibility criteria are set out at: https://www.nice.org.uk/about/what-we-do/evidence-services/journals-and-databases/openathens/openathens-eligibility |
| Eligibility status | Status defining whether a user is eligible to access online Licensed Resources. Eligibility status types are standard, pending and access. |
| Exception | means a Service failure or the failure to achieve any Service Level or resolve any failure as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet that has exceptional circumstances for that failure that the Contractor considers out of its control or where the Contactor is using its best endeavours to resolve but is unachievable within the Service Level for exceptional reasons. |
| Exit Management | the obligations and rights of the respective Parties pertaining to managing a smooth transition from the provision of the Services by the Contractor to the provision of replacement services by the Authority or any replacement contractor; |
| Exit Plan | means the detailed plan to be specified 6 months prior to the Agreement end or termination date, to ensure a smooth transition from the provision of the Services by the Contractor to the provision of replacement services by the Authority or any replacement contractor; |
| Failure Level | means the point at which or the percentage of which a Service Level is not achieved as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet. |
| Force Majeure | means one or more of the following to the extent that it is not attributable to the Contractor or the Contractor’s staff: war, civil war (whether declared or undeclared), riot or armed conflict; radioactive, chemical or biological contamination; pressure waves caused by aircraft or other aerial devices travelling at sonic or supersonic speed; acts of terrorism; explosion; fire; flood; extraordinarily severe weather conditions which are both unforeseen and for which precautions are not customarily taken by prudent business organisations so as to avoid or mitigate the impact thereof; industrial action which affects the provision of the Deliverable(s), but which is not confined to the workforce of the Contractor or is site specific; pestilence; the actions of governmental authorities to the extent that such actions are implemented either pursuant to emergency powers or otherwise outside the usual course of governmental business; or Act of God, or other event which is beyond the reasonable control of the Party in question and could not have been avoided or mitigated by the exercise of all reasonable care by that Party and further provided that such event materially affects the ability of the Party seeking to rely upon it to perform its obligations under the Agreement; |
| Identity Provider (IdP) | Responsible for (a) providing identifiers for users looking to interact with a system, (b) asserting to such a system that such an identifier presented by a user is known to the provider, and (c) providing other information about the user that is known to the provider. |
| Implementation | means the implementation and delivery of any service as detailed in Annex 5; |
| Implementation Charge | means the portion of the fee chargeable by the contractor to the Authority for the implementation of any deliverable or service as defined in Annex 5; |
| Implementation Liquidated Damages | means a sum of money specified in clause 13 and Annex 5 - 5.7, for each day of delay or until the service is implemented or the Contract is terminated, whichever is sooner. |
| Intellectual Property Rights (IPR) | means patents, trademarks, service marks, domain names, registered designs, utility models, applications for and the right to make applications for any of such rights, inventions, know-how, unregistered trademarks and service marks, trade and business names, including rights in any get-up or trade dress, copyrights (including rights in computer software), unregistered design rights and other rights in designs and copyright in databases; the sui generis right for the maker of a database to prevent extraction or re-utilisation or both of the whole or a substantial part of the content of that database, as described in the Copyright and Rights in Databases Regulations 1997 (S.I. 1997 No. 3032); and rights of the same or similar effect or nature as or to those in paragraphs above |
| Key Performance Indicator (KPI) | means the metrics used to quantify the performance of the Contractor and monitor adherence to the Service Level Agreement as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet; |
| Liquidated Damages | means the charges payable under clause 13 and Annex 5 - 5.7 |
| Liquidated Damages Period | means the period of time that the Liquidated Damages apply as defined in clause 13 and Annex 5 - 5.7 |
| Location | means any premises of the Authority; |
| Milestone | the Milestones as set out in Annex 3 and 5. |
| N3 Network | The national NHS broadband network connecting all NHS locations. |
| National Administrator | Administrator who has access to all Organisational Entities and users and who can define system policies. |
| NICE | the National Institute for Health and Care Excellence of 1st Floor, 10 Spring Gardens, London, SW1A 2BU |
| Non-activated | Activation status for new account which has not been activated by user. |
| Organisational Entity | A set of users to which Content Providers grant access to their Content. Organisational Entities may be associated with single or multiple organisations. |
| Party | The Authority and the Contractor, as detailed in 2.1. |
| Services | the Services detailed in Annex 1, Annex 2 and Annex 3 |
| Pending | Eligibility status for account created by a non-automated application awaiting verification by Administrator. |
| Personal Data | means data as defined by the Data Protection Act 1998 which relates to a living individual who can be identified from such data, and/or from such data and other information which is in the possession of, or is likely to come into the possession of the Contractor and includes any expression of opinion about an individual and any indication of the intentions of the Contractor in respect of an individual; |
| Planned Acceptance Date | means the Milestone date by which it is planned that the Contractor shall have met such criteria, as detailed in Annex 3 and 5; |
| Premises | means any location or premises of the Contractor where the Services are delivered; |
| Priority Level | means the Priority of a failure of a Service Level as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet; |
| SAML | Security Assertion Markup Language. XML-based open standard for exchanging authentication and authorisation data between identity providers and Content Providers. |
| Security Requirements | the requirements for security as set out in Annex 8; |
| Scheduled Downtime | A period of time, planned and agreed in advance, during which The Service will be unavailable to users in order to enable the Contractor to perform essential maintenance on The Service. |
| Sensitive Personal Data | as defined in the Data Protection Act 1998; |
| Service Continuity Damages | means a sum of money specified in clause 13 and Annex 5 - 5.7, for any delay over the specified timetable contained in Annex 5; |
| Service Credit | means a credit applicable to the quarterly service charge that results from the failure of the AIMS as detailed in clause 13.2, Annex 2 and 2.1 |
| Service Level Agreement | means the agreement in Annex 2 that records the common understanding about services and responsibilities. |
| Service Levels | means the standards of service or service objectives which the Contractor is required to achieve in the performance of Services details of which are contained in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet; |
| Service Transfer | any transfer of the Services (or any part of the Services), from the Contractor or any sub-contractor to the Authority or a third party supplier for any reason including upon the termination, partial termination or expiry of this Agreement; |
| Scheduled Downtime | A period of time, planned and agreed in advance, during which The Service will be unavailable to users in order to enable the Contractor to perform essential maintenance on The Service. |
| Status | Stage in lifecycle of an account. All accounts have two status types, (a) an activation status and (b) an eligibility status. |
| Software | means any Contractor or Third Party Software or any of them, listed as such in Annex 7; |
| Source Code | software in eye-readable form and in such form that it can be compiled or interpreted into equivalent object code together with all technical information and documentation necessary for the use, reproduction, modification, enhancement and support of such software without recourse to any other document, materials or person; |
| Specification | the services detailed in Annex 1 |
| Termination Consideration Date | means any date as defined in Annex 5 where the Authority may exercise its rights to terminate the contact. |
| Test Criteria | The criteria on which the Acceptance Testing will be measured as set out in Annex 5 |
| Testing | any testing to be carried out under this Agreement as further described in Annex 5 |
| Testing Procedure | the procedure for carrying out Tests for the Service Deliverables detailed in Annex 5 |
| Test | any test set out in the Testing Procedure, any Additional Services Implementation Tests, and any other tests agreed throughout the Agreement term; |
| The Service | The Identity Provider and Access Management Federation Service. |
| Third Party Content | the information and other content used for the Services, owned by a third party and sourced and supplied by the Contractor, as listed in Annex 7; |
| Third Party Losses | any losses, costs, expenses, charges, damages or other liabilities incurred by the Authority: (a) in connection with the Authority putting in place alternative arrangements for users of the Services to access content, where Services Users are unable to access content by using the Services as a result of any breach of this Agreement by the Contractor; and/or (b) in connection with any claims, proceedings, suits or actions brought against the Authority by any third party (including, without limitation, a user of the Services, or a supplier of content for the Services) which arise out of, or in respect of, or in connection with, any breach of this Agreement by the Contractor; |
| Third Party Software | software, the IPR in which are: (a) owned by a third party (other than any of the Contractor's affiliates); and (b) used by the Contractor to provide the Services, listed in Annex 7 |
| Transition | means a deliverable(s) required to achieve the transfer of responsibility for the provision of Services between parties with the minimum disruption to processing the Authority’s workload, whether at the commencement of the Services (the assumption of responsibility by the Contractor for the provision of the Services) or on discontinuance of Services by the Authority (transfer of responsibility between the Contractor and the Authority or its third-party contractor); |
| Transition Plan | means any agreed plan between the parties where any Deliverables and Contractual Dates are required to achieve any transition of the services; |
| TUPE | means the Transfer of Undertakings (Protection of Employment) Regulations 2006 and any subsequent amendment or statute replacing such regulations as it may apply to the Agreement; |
| UK government Transparency Agenda | Procurement Transparency as detailed at https://www.gov.uk/government/policies/government-transparency-and-accountability |
| Users / User accounts | The individual account holder and eligible user of The Service. |
| Verification | Administration process of deciding whether pending accounts should be given access rights. |
| Virus | means any Software intended to corrupt, destroy or otherwise damage or interfere with the use of Software or other Software or data owned by or under the control of the Authority whether such Software is introduced wilfully or negligently. |
| Whitelist | A list of email domains that, if a user has an email address within that domain, can be used to verify the user’s identity and eligibility for an Access Status account. |

Agreement

In consideration of the Authority making certain payments to the Contractor, the Contractor has agreed to provide the Services to the Authority on the terms and conditions of this Agreement and the specification of requirements as detailed in Annex 1.

The payments for the Services are fixed and no further payments shall be made by the Authority as defined in Annex 4, unless varied under clause 31, Annex 9 Variation to Agreement and agreed by both parties.

Term

This agreement shall commence on the date shown in 2.9 and shall continue until the expiry date as shown in 2.10 unless terminated earlier under clause 28.

This Agreement may be extended on mutual agreement by both parties for a maximum of 2 x 12 month periods.

The provision of the Implementation Services shall commence on the date this agreement commences, as shown in 2.9. The Implementation period shall be completed no later than the 31st March 2017.

Subject to 5.3, the provision of the Live Services shall commence on the 1st April 2017. Where delays have occurred subject to clause 11 (Delays), 12 (Extension of time) and 13 (Liquidated Damages and Service Credit Liability) then the Live Services shall commence on the day following the Acceptance Completion Date of the Services as detailed in Annex 5.

Except for those clauses 9.2, (Transition on Expiry or Termination), 14 (Liability, Indemnity and Insurance, 23 (Intellectual Property), 24 (Confidentiality), 25 and Annex 8 (Data Protection) and which shall continue after this Agreement terminates, this Agreement shall begin on the date set out in clauses 2.9 and end on the date set out in clause 2.10.  If there is no date in clause 2.10 then this Agreement shall continue until the Services are completed to the satisfaction of the Authority or such other time as shall be notified by the Authority to the Contractor.

Obligations of the Contractor

The  Services

The Contractor shall carry out the Services in accordance with Annex 1 and to a quality acceptable to the Authority as per Annex 2, Service Level Agreement and Key Performance Indicators.

The Contractor shall invoice the Authority quarterly, in arrears, and in accordance with clause 21.2, 21.3, and 21.4.

No material changes to the Services shall be permitted without the written consent of the Commissioning Manager.

The Contractor shall achieve the milestones set out in Annex 3 ("the Milestones").

If any dispute is resolved so that monies are due from the Contractor to the Authority such monies shall be repaid forthwith.

Sub-Contractors

The Contractor shall ensure that any sub-contractors it uses adhere to the obligations of this Agreement as if the sub-contractors were the Contractor.

A list of sub-contractors approved by the Authority at the date of signature of the Agreement is contained in Annex 6.

Notwithstanding any sub-contracting permitted hereunder, the Contractor shall remain responsible for the acts and omissions of its sub-contractors as though they were its own.

Contracts between the Contractor and any approved sub-contractors shall contain terms, conditions and obligations as may be necessary to enable the Contractor to meet all its obligations to the Authority under this Agreement.

Instructions

The Contractor shall comply with the reasonable instructions of the Commissioning Manager which are consistent with the terms and objectives of the Agreement and, if the Contractor is working in the Authority’s premises, with the office rules of the Authority.

Financial Control

The Contractor shall keep accurate books and accounts in respect of the Services and, if requested in writing by the Authority, shall (at its own expense) have them certified by a professional firm of auditors.

The Contractor shall permit the Authority to inspect and take copies (at the Authority's expense) of any financial information or records the Authority requires which relate to this Agreement.

Communication

The Contractor shall ensure that all communications with the Authority concerning the Services shall only be between the nominated representatives of both Parties, that is, the Authority’s Commissioning Manager who shall be the manager nominated by the Authority from its own staff, or such other person as the Authority shall nominate in writing and the nominated manager of the Contractor.

Laws and Regulation

The Contractor shall adhere to all laws and regulations relating to the provision of the Services.

The Contractor shall comply in all material respects with applicable environmental laws and regulations in force from time to time in relation to the Services.  Where the provisions of any such legislation are implemented by the use of voluntary agreements or codes of practice, the Contractor shall comply with such agreements or codes of practices as if they were incorporated into English law subject to those voluntary agreements being cited in tender documentation.

While at the Location, the Contractor shall comply, and shall ensure that its employees comply with, the requirements of relevant Health and Safety and other relevant legislation, including regulations and codes of practice issued there under, and with the Authority’s and any Beneficiary’s own policies and procedures.

The Contractor shall at all times maintain a specific Health and Safety at Work policy relating to the employment of his own staff whilst carrying out their duties in relation to the Agreement on the Authority’s or any Beneficiary’s premises. The Contractor shall ensure the co-operation of its employees in all prevention measures designed against fire, or any other hazards, and shall notify the Authority of any change in the Contractor's working practices or other occurrences likely to increase such risks or to cause new hazards.

Obligations of the Authority

Monitoring

The Authority shall monitor the provision of the Services at its discretion.  To assist in this, the Contractor shall provide such written reports as the Authority shall reasonably request.

The Authority shall use its best endeavours to meets its obligations under this agreement and those specified in Annex 5.

Timetable and Milestones

The Contractor shall implement the Services according to the timetable contained in Annex 1, 3 and 5.

The timetable shall contain planned dates for major events in the implementation of the Services including:

a Planned Acceptance Date for the Services; and

an Acceptance Completion Date in respect of the Services, which if no such date is specified in Annex 5, shall be thirty (30) days after the Planned Acceptance Date. The Acceptance Completion Date for Services shall be a Contractual Date.

Delay or failure by the Contractor to meet any Contractual Date contained in the timetable specified shall be subject to the provisions of clause 11 (Delays), 12, (Extension of Time), 13 (Liquidated Damages and Service Credit Liability), and 14, (Liability, Indemnity and Insurance).

Transition

Transition at Commencement

At commencement of this Agreement the Contractor shall co-operate in the development and implementation of the services under arrangements notified by the Authority.

Within any period specified in Annex 5 for such purpose or if no such period is stated in Annex 5 within thirty (30) days of the date of commencement of the Agreement, the Contractor shall prepare a detailed plan for the completion of Transition incorporating the timetable dates contained in Annex 5 and obtain agreement to such plan by the Authority, such agreement not to be unreasonably withheld or delayed.

Within any period specified in Annex 5 for such purpose or if no such period is stated in Annex 5 within thirty (45) days of the date of commencement of the Agreement, the Contractor and the Authority shall prepare a detailed Acceptance Criteria for the completion of Testing and Transition incorporating the timetable dates contained in Annex 5 and obtain agreement to such plan by the Authority, such agreement not to be unreasonably withheld or delayed.

The Transition shall include a period of trial operation. Any Service Levels to be achieved during such period shall be specified in Annex 5. The duration of such period of trial operation shall be specified in the Transition and may end, as specified therein, on or after acceptance of the Services (as specified in Annex 5).

Transition at Expiry or Termination

At expiration or termination of this Agreement the Contractor shall reasonably co-operate in the transfer, to the new service provider under arrangements notified by the Authority in a written Exit Plan to be agreed 6 months prior to the end of this Agreement or on notification of termination.

Transfer of responsibility for facilities made available to the Contractor shall be the subject of a mutually agreed inventory between the interested parties at the time of transfer. The transfer shall be arranged between the Authority and the Contractor so as to reasonably reduce any interruption of the Services.

At expiration or termination of the Agreement the Contractor shall, subject to clause 23, hand-over all files, records, documents, plans, drawings, data and / or databases etc., how so ever generated under this Agreement, to the Authority or person or persons designated by the Authority, an inventory of such to be detailed in a written Exit Plan.

The Contractor shall be responsible for ensuring that any computerised filing, recording, documenting, planning and drawing software systems utilised under this Agreement is transferred free of any charges to the Contractor or person or persons designated by the Contractor to facilitate a smooth hand-over of work at expiration or termination of the Agreement.

Skills Transfer

The Contractor shall arrange for the transfer of skills to be undertaken at the request of the Authority and to the specification agreed between the Authority, Contractor and appropriate third parties, in a written Exit Plan.

Acceptance

Acceptance process

The Services shall be required to meet the acceptance criteria specified in Annex 5 before being accepted by the Authority. The Authority shall notify the Contractor in writing of acceptance, such notification not to be unreasonably withheld or delayed, with the date on which such criteria were met in all material respects. Such date shall be the Acceptance Date in respect of the Services. Acceptance of the Services may be completed in stages as indicated in Annex 5.

The Authority shall conduct Acceptance Tests and other acceptance procedures and the respective responsibilities of the parties in the performance of such tests and procedures shall be as specified in Annex 5.

In any event the acceptance date shall be deemed to have occurred:

On the date which the Authority uses the Services for reasons other than testing; or

10 days after completion of the acceptance tests if the Authority fails to issue a certificate of Acceptance or non-acceptance within such period.

Acceptance Tests

Following implementation of the Services in accordance with the timetable contained in Annex 5, the Contractor shall prepare for Acceptance Tests and notify the Authority when ready. On being so notified, the Authority shall conduct the relevant Acceptance Tests by the appropriate planned Acceptance Date and if the relevant acceptance criteria specified in Annex 5 are met in all material respects, the Authority shall notify the Contractor of acceptance.

If Acceptance Tests show that the Services do not meet the relevant acceptance criteria specified in Annex 5 in any material respect, the Authority shall notify the Contractor of such failure without undue delay. The Contractor shall thereupon undertake all necessary steps to rectify such failure at no additional cost to the Authority and re-submit the Services for re-testing. If the relevant acceptance criteria are met in all material respects, the Authority shall notify the Contractor of acceptance.

Failure to gain acceptance

Failure to meet Planned Acceptance Date(s)

If the Services have failed to meet the required acceptance criteria specified in Annex 5 in any material respect by the Planned Acceptance Date(s) specified in relation to them, unless the provisions of clause 12.3 or 12.5 (Extension of Time) apply, without prejudice to any other remedies available to the Authority, it shall be entitled in respect of and as appropriate to such failure, to:

grant further periods of time during which the Contractor shall be required to submit or re-submit the Services to the relevant Acceptance Tests in accordance with clause 10.2.2, 12.1 and 12.2 as applicable; or

accept such Services and pay such amended Implementation Charge, if any, and / or apply such amended Agreement Charges as shall be agreed upon and the resulting changes to the Agreement shall be treated as amendments in accordance with clause 31 and subject to Annex 9;

If the Services have failed to meet the required acceptance criteria specified in Annex 5 in any material respect by the Planned Acceptance Date specified in relation to them, a grant of additional time under the provisions of clause 10.2.2, 12.1 or clause 12.2 shall not imply any change in the timetable in Annex 5 or be interpreted to mean that any subsequent Planned Acceptance Date or Acceptance Completion Date have been or shall be changed.

Failure to meet Acceptance Completion Date

If the Services have failed to meet the required acceptance criteria specified in Annex 5 in any material respect by the Acceptance Completion Date specified in relation to them, unless the provisions of clause 12.4 or 12.5 (Extension of Time) apply, shall be deemed to be in default, thereon, without prejudice to any other remedies available to the Authority, it shall be entitled in respect of and as appropriate to such failure, to:

grant further periods of time during which the Contractor shall be required to submit or re-submit the Services to the relevant Acceptance Tests in accordance with clause 10.2.2, 12.1 and 12.2 as applicable; or

accept such Services and pay such amended Implementation Charge, if any, and / or apply such amended Agreement Charges as shall be agreed upon and the resulting changes to the Agreement shall be treated as amendments in accordance with clause 31 and subject to Annex 9; or

terminate the Agreement.

If the Authority grants a further period of time under the provisions of clause 12.1 and the Contractor has failed to meet the relevant acceptance criteria before expiry of such period, the Authority shall be entitled, at that time, to exercise any of remedies to which it is entitled under clause 13.1.

If the Contractor's failure to meet the Acceptance Completion Date is due to a delay by the Authority, the provisions of clause 12.4 (extension of time) shall apply and the Acceptance Completion Date may be rescheduled as an amendment to the Agreement in accordance with clause 31. The Contractor shall not be liable for any Liquidated Damages where delay is by the Authority.

In the event that, subject to clause 12.5 and clause 29 (Force Majeure), the Acceptance Tests in respect of the Services have not commenced by the Acceptance Completion Date, unless the provisions of clause 12.1 (extension of time) apply, any payment, which would have become due on successful completion of such Acceptance Tests shall become due. Such payment shall not be construed as acceptance by the Authority of the Services and, notwithstanding such payment, the provisions of clause 10.3 shall remain applicable and in the event of any subsequent failure of the Services to meet the required acceptance criteria such sums shall be repaid to the Authority forthwith.

In the event that, subject to clause 12.5 and clause 29 (Force Majeure), the Acceptance Tests in respect of the Services have not commenced by the Acceptance Completion Date, unless the provisions of clause 12.1 (Extension of Time) apply, any damages payment under clause 13.1 (Liquidated Damages), which would have become due on failure of completion of such Acceptance Tests shall be delayed by:

an reasonable extension of time to the Authority or;

by an equivalent period of extension time.

Any acceptance of delay(s) in damages payments, subject to clause 13.1, by the Authority shall not be construed as a waiver by the Authority of the damages payable, and in the event of any subsequent failure of the Services to meet the required acceptance criteria such damages payments detailed in clause 13 shall remain applicable.

Delays

The provisions of clause 11.1 or 11.2 shall apply to delay by the Contractor in meeting any Contractual Dates, notwithstanding the previous application of such provisions to delay or failure by the Contractor to meet any other Contractual Dates.

The Authority acknowledges that the Contractor's ability to meet its obligations under the Agreement according to the timetable in Annex 5 may depend on the Authority likewise meeting its obligations, including those specified in Annex 5. Each such obligation together with the latest date by which the Authority ought to have met those without potentially risking the Contractor to be delayed in meeting its obligations are expressly identified in Annex 5 as the Authority’s obligations.  The Authority shall not bear any liability to the Contractor in respect of any failure to meet its obligations but, to the extent that the Contractor is prevented from fulfilling any of its obligations as a direct result of an Authority delay.

Consequently, insofar as the Contractor is prevented from fulfilling any of its obligations as a direct result of a delay by the Authority, it shall not be liable to the Authority for such failure and shall be entitled to an extension of time and recovery of additional costs under the provisions of clause 12.4.

Extension of time

If the performance of the Agreement by the Contractor be delayed by reason of Default by the Contractor or by its employees or agents or by other Contractors of the Contractor, the Authority shall be entitled to grant a reasonable extension of time at no additional cost to the Authority, subject to clause 13.1 and Annex 5,.

Should an extension of time, post the Acceptance Completion Date, be granted under clause 12.1, the contractor shall be liable to pay the Authority, as Liquidated Damages, a sum of money subject to clause 13.1 and specified in Annex 5 for each day of delay up to the expiry date of the extension of time that may be granted under 12.1.

Subject to 12.1, 12.2 and 13.1, any extension of time granted by the Authority shall be in 30 day periods or less, as defined in Annex 5. The Contractor agrees that any such extension period granted by the Authority shall be a maximum period of extension and that the Contractor shall continue to meet its obligations under clause 10 (Acceptance) and that time shall be of the essence.

Subject to Clause 11.2, if the performance of the Agreement by the Contractor be delayed by reason of Default by the Authority or by its employees or agents or by other Contractors of the Authority, the Contractor shall be entitled to a reasonable extension of time and to any reasonable additional costs which it can show were directly incurred as a result of the delay, to be agreed by the Authority in writing without undue delay.

If the performance of the Agreement by either party be delayed by reason of any event of force majeure (as defined in clause 29), both parties shall be entitled to a reasonable extension of time provided that the party so delayed notifies the other party in writing without undue delay. Neither party shall be entitled to any additional costs incurred as a result of such delay.

Liquidated Damages and Service Credit Liability

Liquidated Damages

Subject to 11 (Delays) and 12 (Extension of Time), if the Contractor fails to meet any Acceptance Completion Date specified in the timetable contained in Annex 5, by reason of Default by the Contractor or by its employees or agents or by other Contractors of the Contractor, the Contractor shall be liable to pay to the Authority, the Liquidated Damages:

Service Continuity Damages, as a sum of money specified in Annex 5 - 5.7, for any delay over the specified timetable contained in Annex 5; and

Implementation Liquidated Damages, a sum of money specified in Annex 5 - 5.7, for each day of delay or until the service is implemented or the Contract is terminated, whichever is sooner.

Liquidated Damages Period

The Liquidated Damages Period, subject to clause11.2, 11.3, 12.4 and 12.5, shall commence on the first day after the Acceptance Completion Date and shall continue in 30 day (or less) extension periods to the maximum extension period granted by the Authority, as detailed in Annex 5 - 5.7.

Any payments due during the Liquidated Damages Period shall be in full and final settlement of the Contractor's liability for all such loss incurred by the Authority for any delays in the implementation of the service to the Termination Consideration Date (s) as defined in Annex 5 and Annex 5 - 5.7. If the cause of such delay has not been rectified, at the expiry of the extension period granted under 12.1 during which liquidated damages are payable as detailed in Annex 5 - 5.7, the Authority shall be entitled to:

during the Liquidated Damages Period, serve a notice on the Contractor placing the Contractor on notice that if, at the end of the extension period granted under 12.1, the delay is not remedied, at the sole discretion of the Authority a further Liquidated Damages Period shall commence as detailed in Annex 5 and Annex 5 - 5.7, or;

terminate this agreement with immediate effect

seek any remedy available to it for all losses, costs, damages or expenses incurred as a result of such delay after the end of the Liquidated Damages Period under 13.1.2.1 and 13.1.2.2;

Both parties acknowledge that any Liquidated Damages specified in Annex 5 - 5.7, represented as a sum of money relating to either the Service Continuity Charge and/or Implementation Liquidated Damages is a genuine pre-estimate of the loss likely to be suffered by the Authority in the event of delay and that the figures specified therein are reasonable.

Subject to 13.1, the Contractor agrees to pay the Authority within 30 days of receipt of the invoice to be issued by the Authority, the Service Continuity Damages as detailed in Annex 5 - 5.7.

Subject to 13.1, the Contractor agrees to pay the Authority within 30 days of receipt of the invoice to be issued monthly by the Authority, the Implementation Liquidated Damages as detailed in Annex 5 - 5.7. Invoices for the Implementation Liquidated Damages shall be issued to the Contractor from the Authority in week one (1) of each following month to which the Implementation Liquidated Damages are applicable.

Subject to 13.1, the Authority agrees that the maximum Liquidated Damages payable for the Implementation Liquidated Damages shall be 18% of the contract value. For the avoidance of doubt, the Service Continuity Damages shall not be included in the 18% maximum Implementation Liquidated Damages above. The Service Continuity Damage costs are fixed.

Service Credits

The Contractor agrees to provide a detailed Key Performance Indicator report in the format required by the Authority to ensure Service Levels are met, and where any failure occurs, the Service Credits that would apply shall be calculated accordingly as detailed in Annex 2 and 2.1.

NICE agrees to waiver any Service Credits calculated in Annex 2 and 2.1 subject to clause 13.2.1.

Where an Exception applies to any incident or Service Level, the Authority, at its discretion, may  (but shall not be obliged) to waive its rights in respect of any Service Credits referable to any Service Level which has not been achieved.

Service Credits KPI 005

Where the Contractor’s performance reaches any Failure Level where a Service Credit applies for each Priority Level 2 and 3, the payable Service Credits shall be a total calculation of each failure in all Priority Levels.

The Authority agrees that where the total number of incidents in each Priority Level of KPI 005 is equal to or less than 10, the data for that Priority Level shall be carried into the next subsequent reporting quarter and calculated accordingly in that subsequent quarter. For the avoidance of doubt, where a Service Credit applies to any Priority Level where the total number of incidents are equal to or less than 10, no Service Credit shall be charged for that quarter.

Rights to Termination

The Authority may exercise its right to terminate this agreement under clause 28 Termination where:

the Contractors performance reaches Failure Level 3 of KPI 001, 002, 003, 004 and 005.

the Contractor performance is in persistent breach of Failure Level 2 in any KPI.

The Contractor warrants to the Authority that all data provided in relation to the Service Levels are accurate and the Contractor grants to the Authority, and to any statutory or regulatory auditors of NICE and to authorised agents the right of reasonable access to (and if necessary to copy) the records relating to the Service Levels during normal business hours on reasonable prior notice.

Liability, Indemnity and Insurance

Neither Party excludes or limits liability to the other Party for:

death or personal injury caused by its negligence; or

fraud; or

fraudulent misrepresentation; or

any breach of any obligations implied by Section 2 of the Supply of Goods and Services Act 1982.

Subject to clauses 14.3 and 14.4, the Contractor shall indemnify the Authority and keep the Authority indemnified fully against all claims, proceedings, actions, damages, costs, expenses and any other liabilities which may arise out of, or in consequence of, the supply, or the late or purported supply, of the Services or the performance or non-performance by the Contractor of its obligations under the Agreement or the presence of the Contractor or any staff on the Premises, including in respect of any death or personal injury, loss of or damage to property, financial loss arising from any advice given under this Agreement or advice that should have been given under this agreement but was omitted to be given by the Contractor, or any other loss which is caused directly or indirectly by any act or omission of the Contractor.

The Contractor shall not be responsible for any injury, loss, damage,  cost or expense if and to the extent that it is caused by the negligence or wilful misconduct of the Authority or by breach by the Authority of its obligations under the Agreement.

Subject always to clauses 14.1 and 14.5, in no event shall either Party be liable to the other for any:

loss of profits, business, revenue or goodwill; and/or

loss of savings (whether anticipated or otherwise); and/or

indirect or consequential loss or damage.

For the avoidance of doubt:

the Parties agree on the date of this Agreement, that any Third Party Losses that arise shall be considered to arise naturally, according to the normal course of things, from the breach of this Agreement by the Contractor and/or that such Third Party Losses are in the contemplation of the Parties as a result of the breach of this Agreement by the Contractor; and

clause 14.4 shall not apply in respect of any Third Party Losses;

the aggregate liability for any Third Party Losses in each 12 month contract period from the commencement date of this Agreement, in connection with the Agreement shall in no event exceed £2 million.

The Contractor shall not exclude liability for additional operational, administrative costs and/or expenses or wasted expenditure resulting from the direct Default of the Contractor.

Insurance

The Contractor shall maintain an appropriate insurance policy to cover its liabilities to the Authority under this Agreement.

The Contractor shall effect and maintain with a reputable insurance company a policy or policies of insurance providing an adequate level of cover in respect of all risks which may be incurred by the Contractor, arising out of the Contractor’s performance of its obligations under the Agreement, including death or personal injury, loss of or damage to property or any other loss. Such policies shall include cover in respect of any financial loss arising from any advice given or omitted to be given by the Contractor. Such insurance shall be maintained for the duration of the Agreement Period and for a minimum of 6 (six) years following the expiration or earlier termination of the Agreement.

The Contractor shall hold employer’s liability insurance in respect of staff in accordance with any legal requirement from time to time in force.

The Contractor shall give the Authority, on request, copies of all insurance policies referred to in this clause or a broker’s verification of insurance to demonstrate that the appropriate cover is in place, together with receipts or other evidence of payment of the latest premiums due under those policies.

If, for whatever reason, the Contractor fails to give effect to and maintain the insurances required by the provisions of the Agreement the Authority may make alternative arrangements to protect its interests and may recover the costs of such arrangements from the Contractor.

The provisions of any insurance or the amount of cover shall not relieve the Contractor of any liabilities under the Agreement.  It shall be the responsibility of the Contractor to determine the amount of insurance cover that will be adequate to enable the Contractor to satisfy any liability under this Agreement.

Limitation of Liability

The Authority shall not be liable to the Contractor for any indirect or consequent loss, damage, injury or costs whatsoever which arise out of or are connected with the Authority's adherence or non-adherence to the terms and conditions of this Agreement.  Subject always to clause 14.1, the Contractors liability for Defaults shall be subject to the following financial limits:

the aggregate liability for all Defaults arising in each twelve-month contract period from the commencement date of this Agreement, in connection with this Agreement shall in no event exceed 125% of the fees payable by the Authority to the Contractor. This limit shall exclude Third Party Losses and be inclusive of any Service Continuity Damages, Implementation Liquidated Damages and Service Credits due and payable under 13.1, 13.2 and Annex 5.

the aggregate liability in circumstances where the Authority terminates this Contract pursuant to clause 13.1.2.2, 13.2.8 and 28 shall in no event exceed 125% of the fees payable by the Authority to the Contractor. This limit shall exclude Third Party Losses and be inclusive of any Service Continuity Damages, Implementation Liquidated Damages and Service Credits due and payable under 13.1, 13.2 and Annex 5.

Contractor's Warranty

The Contractor warrants that the Services shall meet the Contractor Undertakings in all material respects. The Contractor and its sub-contractors shall use all reasonable skill and care performing all Services and any other work hereunder and shall use personnel of appropriate skill and experience for performance of such services.

Intellectual Property Rights

The Contractor warrants that it has authority to grant to the Authority any rights to be granted hereunder and owns or has obtained valid licences to any Intellectual Property Rights necessary for the fulfilment of all its obligations under the Agreement.

Standards

The Contractor warrants that in performance of the Agreement it shall meet and the Services shall meet all relevant standards listed in Annex 1, 2 and 5.

Viruses

The Contractor warrants that it has taken all practical steps, in accordance with good industry practice, to prevent the introduction of any Virus into data or Software owned by or under the control of the Authority including Authority Software.

The warranty and undertakings set out in clauses 20.1 and 20.2 shall not be limited in time and constitute fundamental terms of the Agreement. In the event of any breach of the same, the Contractor shall forthwith, at its own expense, carry out all such alterations or corrections as are necessary to ensure that the Services comply fully with this Agreement and the Contractor shall remain liable for all loss, costs, claims, liabilities, damages and expenses incurred by the Authority in respect of any breach.

Payment and VAT

Subject to the due performance of the Contractor’s obligations pursuant to this agreement and its annexes, the Authority shall pay all invoices (by BACS or such other method that may be agreed) submitted by the Contractor in accordance with Annex 4 within 30 days of their receipt.

The Authority shall not be liable to pay any invoices which are received other than in accordance with clauses 21.1, 21.3, 21.4 and 21.5.

The Contractor shall ensure that each invoice contains all appropriate references and a detailed breakdown of the  Services supplied and that it is supported by any other documentation reasonably required by the Authority to substantiate the invoice including:

The agreement number

The period to which the invoice relates

The Services provided by the Contractor together with any other details that the Authority may require.

All invoice sent to the Authority must:

Include a claim for Value Added Tax (if applicable) at the prevailing rate as applicable, the invoice must give the requisite details of the taxable supply.

Be accurate and correct in all respects.

Be from the Contractor

The Contractor shall send invoices either in hard copy to:

National Institute for Health and Care Excellence (NICE), 
(Shared Business Services)
T53 Payables 4545
Phoenix House
Topcliffe Lane
Wakefield
WF3 1WE
West Yorkshire; or

Electronic copies: To submit and monitor invoice progress, the Supplier must register an account with SBS using the link: http://tradeshift.com/supplier/nhs-sbs

If at any time an overpayment has been made to the Contractor for any reason whatsoever the amount of such overpayment shall be repaid forthwith.

The Authority shall be entitled to deduct from any monies due or to become due to the Contractor any monies owing to the Authority from the Contractor

The Authority reserves the right to withhold payment of invoices in relation to the  Services not delivered, in whole or in part, until the  Services(and/or any Deliverables to which any invoices relate), in whole or in part is successfully concluded, completed and/or delivered to the satisfaction of the Authority (acting reasonably). Any payments withheld will relate to only that portion of supply or deliverables in question and not as a whole.

In the event that the Agreement is varied under Clause 31 in such a way as to affect the Agreement Price and if agreement between the Parties cannot be reached on the adjustment to the Agreement Price within 3 months both Parties shall jointly act to resolve the dispute in accordance with Clause 30.

If the adjusted Agreement Price is not so agreed or certified until after such variation has taken effect, the Authority shall continue to pay the Contractor at the rate current prior to the variation. The Contractor shall be entitled to recover from the Authority and the Authority shall be entitled to recover from the Contractor as the case may be such sum if any as is equal to the difference between the amount which should have been paid in accordance with the adjusted Agreement Price and the amount which was actually paid.

The Authority may request at any time such evidence as may reasonably be required that the Contractor has in fact expended the amounts paid.  To facilitate this, the Contractor shall maintain financial records relating to the Services for a period not less than 6 (six) years after the end of the Agreement Period.

The Contractor grants to the Authority, and to any statutory or regulatory auditors of the Authority and to authorised agents the right of reasonable access to (and if necessary to copy) the financial records relating to the Services during normal business hours on reasonable prior notice.

The Contractor shall provide all reasonable assistance at all times during the Agreement Period and during the period of 6 (six) years thereafter for the purposes of allowing the Authority to obtain such information as is necessary to fulfil the Authority’s obligations to supply information for parliamentary, governmental judicial or other administrative purposes and/or to carry out an audit of the Contractor’s compliance with this Agreement including all activities, performance security and integrity in connection therewith.

If there is dispute over all or any of the charges made by the Contractor, the Authority may, without prejudice to its other rights and remedies, notify the Contractor that, the Contractor will be paid the sum that is not in dispute, or that the Contractor will not be paid the invoiced amount, until the dispute has been resolved pursuant to clause 30 (Dispute Resolution Procedure).

Monitoring and Reporting

The Contractor must provide the Authority with a disaster recovery plan that will alert all users to any loss of service that occurs, inclusive of an outline of the disaster recovery and resolution plan, and in line with the SLA.

The Contractor shall attend a quarterly review meeting and an annual service review meeting with the Authority. The Authority to take minutes of meeting and circulate to all within 5 working days of the meeting.

The Contractor shall provide the report as detailed in Annex 2, 2.2, Monthly Report data, no later than ten (10) working days after the last day of that reporting month.

The Contractor shall provide a quarterly service report, as detailed in Annex 2, 2.1, no later than ten (10) working days before the scheduled quarterly review meeting, to summarise performance against the KPIs. A quarterly management reporting template will be provided by the Authority to the Contractor for this purpose and will include items such as (but not limited to):

Key Performance Indicators.

Scheduled maintenance (both advertised and used), showing the start and finish date and time of each period of scheduled maintenance.

Details of any service incidents or enquiry issues, their resolution and response times.

Details of general enquiries received and how resolved.

Work undertaken in the last quarter.

Future work planned

No of registered users

Milestones

Risk, issue and change management

Finance

The Contractor shall provide an annual service report no later than ten (10) working days before the scheduled annual review meeting. An annual management reporting template will be provided by the Authority to the Contractor for this purpose to summarise performance against key KPIs.

The Contractor shall report on  any General Enquiry against response within two (2) working days and resolve any query within eighteen (18) working days

Intellectual Property and Copyright

All Intellectual Property owned by or licensed to either Party prior to the commencement of this Agreement will remain the property of that Party or the licensor to that Party as appropriate.

Authority’s IPR

The Authority shall own:

The Authority’s Background IPR;

The Authority’s Personal Data

the Databases (in relation to this agreement, including Contact Databases);

the Data

The Contractor shall waive or procure a waiver of any moral rights subsisting in copyright produced by the Agreement or the performance of the Agreement. For the avoidance of doubt, waiver of any moral rights subsisting in the Contractors Software shall not be included in this clause 23.2.2.

Contractor’s IPR

The Contractor shall own:

The Contractor’s Background IPR;

The Contractors Software and any developments of such Software produced by this Agreement.

Authority’s Licence

The Authority hereby grants to the Contractor for the term of the Agreement a non-exclusive, non-transferable licence to use the Authority’s Personal Data and Data solely as contemplated hereunder for the purposes of the Services.

Contractor Software

Licence

The Contractor hereby grants to the Authority for the term of the Agreement a non-exclusive, non-transferable licence to use the Contractor Software, the Contractors background IPR and any developments of such software produced by this agreement solely as contemplated hereunder for the purposes of the Services.

Escrow

For all Contractor Software identified in Annex 7 as escrow programs, where the Contractor is the owner, the Contractor shall deposit, within thirty (30) days of acceptance of the Services by the Authority, with the escrow agent specified in Annex 7 and under the terms and conditions of the escrow agreement contained in Annex 7, a copy of such Software in source code form on appropriate media. Where the Contractor is not the owner of such escrow programs, it will procure under the terms and conditions of the relevant sub-contract with the owner to deposit a copy of escrow programs as stated above.

If no escrow agent is named in Annex 7 and / or no escrow agreement is contained therein, or if the parties are unable to reach agreement within a reasonable time after the commencement of the Agreement on an escrow agent to be appointed and / or an escrow agreement to be applied, then the [to be jointly agreed with winning contractor] shall be appointed as escrow agent and the terms and conditions of its then current, multi-licensee escrow agreement shall be applied by reference to clause 23.6.2.1.

The parties agree that any escrow agreement entered into between the parties to the Agreement and attached at Annex 7 in terms of clause 23.6.2.1 shall contain clauses equivalent to those terms used in the latest escrow agreement used by the National Computing Centre.

The Contractor shall for the term of the Agreement maintain, and comply with, the terms of any escrow agreement established under the provisions of this clause 23.6.2.1.

Confidentiality

In respect of any Confidential Information it may receive from the other party (“the Discloser”) and subject always to the remainder of this clause 24, each party (“the Recipient”) undertakes to keep secret and strictly confidential and shall not disclose any such Confidential Information to any third party, without the Discloser’s prior written consent provided that:

the Recipient shall not be prevented from using any general knowledge, experience or skills which were in its possession prior to the commencement of the Agreement;

the provisions of this clause 24 shall not apply to any Confidential Information which:

is in or enters the public domain other than by breach of the Agreement or other act or omissions of the Recipient;

is obtained by a third party who is lawfully authorised to disclose such information; or

is authorised for release by the prior written consent of the Discloser; or

the disclosure of which is required to ensure the compliance of the Authority with the Freedom of Information Act 2000 (the FOIA).

Nothing in this clause 24 shall prevent the Recipient from disclosing Confidential Information where it is required to do so by judicial, administrative, governmental or regulatory process in connection with any action, suit, proceedings or claim or otherwise by applicable law or, where the Contractor is the Recipient, to the Contractor's immediate or ultimate holding company provided that the Contractor procures that such holding company complies with this clause 24 as if any reference to the Contractor in this clause 24 were a reference to such holding company.

The Contractor authorises the Authority to disclose the Confidential Information to such person(s) as may be notified to the Contractor in writing by the Authority from time to time to the extent only as is necessary for the purposes of auditing and collating information so as to ascertain a realistic market price for the goods supplied in accordance with the Agreement, such exercise being commonly referred to as "benchmarking". The Authority shall use all reasonable endeavours to ensure that such person(s) keeps the Confidential Information confidential and does not make use of the Confidential Information except for the purpose for which the disclosure is made. The Authority shall not without good reason claim that the lowest price available in the market is the realistic market price.

The Contractor acknowledges that the Authority is or may be subject to the FOIA. The Contractor notes and acknowledges the FOIA and both the respective Codes of Practice on the Discharge of Public Authorities' Functions and on the Management of Records (which are issued under section 45 and 46 of the FOIA respectively) and the Environmental Information Regulations 2004 as may be amended, updated or replaced from time to time.  The Contractor will act in accordance with the FOIA, these Codes of Practice and these Regulations (and any other applicable codes of practice or guidance notified to the Contractor from time to time) to the extent that they apply to the Contractor's performance under the Agreement.

The Contractor agrees that:

Without prejudice to the generality of clause 24.2, the provisions of this clause 24 are subject to the respective obligations and commitments of the Authority under the FOIA and both the respective Codes of Practice on the Discharge of Public Authorities' Functions and on the Management of Records (which are issued under section 45 and 46 of the FOIA respectively) and the Environmental Information Regulations 2004;

subject to clause 24.5.3, the decision on whether any exemption applies to a request for disclosure of recorded information is a decision solely for the Authority;

where the Authority is managing a request as referred to in clause 24.5.2, the Contractor shall co-operate with the Authority and shall respond within five (5) working days of any request by it for assistance in determining how to respond to a request for disclosure.

The Contractor shall and shall procure that its sub-contractors shall:

transfer the any request for information, as defined under section 8 of the FOIA, to the Authority as soon as practicable after receipt and in any event within five (5) working days of receiving a request for information;

provide the Authority with a copy of all information in its possession or power in the form that the Authority requires within five (5) working days (or such other period as the Authority or a Beneficiary may specify) of the Authority or a Beneficiary requesting that Information; and

provide all necessary assistance as reasonably requested by the Authority to enable the Authority to respond to a request for information within the time for compliance set out in section 10 of the FOIA.

The Authority may consult the Contractor in relation to any request for disclosure of the Contractor's Confidential Information in accordance with all applicable guidance.

This clause 24 shall remain in force without limit in time in respect of Confidential Information which comprises Personal Data or which relates to a patient, his or her treatment and/or medical records.  Save as aforesaid and unless otherwise expressly set out in the Agreement, this clause 24 shall remain in force for a period of 3 years after the termination or expiry of this Agreement.

In the event that the Contractor fails to comply with this clause 24, the Authority reserves the right to terminate the Agreement by notice in writing with immediate effect.

Data Protection

The Contractor shall comply with the Data Protection Act 1998 ("the 1998 Act") and any other applicable data protection legislation and Annex 8.  In particular the Contractor agrees to comply with the obligations placed on the Authority and any Beneficiary by the seventh data protection principle ("the Seventh Principle") set out in the 1998 Act, and the eighth data Protection principle (“the Eighth Principle”) set out in the 1998 Act, namely:

to maintain technical and organisational security measures sufficient to comply at least with the obligations imposed on the Authority and any Beneficiary by the Seventh Principle;

to ensure that data is not transferred to any other country without adequate data protection in place and to comply with the obligations imposed on NICE and any Beneficiary by the Eighth Principle.

only to process Personal Data for and on behalf of the Authority and any Beneficiary, in accordance with the instructions of the Authority or such Beneficiary and for the purpose of performing the  Services in accordance with the Agreement and to ensure compliance with the 1998 Act;

to allow the Authority to audit the Contractor's compliance with the requirements of this Clause 25 on reasonable notice and/or to provide the Authority with evidence of its compliance with the obligations set out in this Clause 25.

The Contractor agrees to indemnify and keep indemnified the Authority and any Beneficiary against all claims and proceedings and all liability, loss, costs and expenses incurred in connection therewith by the Authority and any Beneficiary as a result of any claim made or brought by any individual or other legal person in respect of any loss, damage or distress caused to that individual or other legal person as a result of the Contractor's unauthorised processing, unlawful processing, destruction of and/or damage to any Personal Data processed by the Contractor, its employees or agents in the Contractor's performance of the Agreement or as otherwise agreed between the Parties.

Both Parties agree to use all reasonable efforts to assist each other to comply with the 1998 Act. For the avoidance of doubt, this includes the Contractor providing the Authority and any Beneficiary with reasonable assistance in complying with subject access requests served on the Authority and any Beneficiary under Section 7 of the 1998 Act and the Contractor consulting with the Authority and any Beneficiary prior to the disclosure by the Contractor of any Personal Data in relation to such requests.

Data security

The Contractor shall be liable to the Authority for loss or corruption of any data or Software owned by the Authority or for which the Authority is responsible to the owners for its security, including loss or corruption resulting from the introduction of a Virus, when such loss or corruption results from a wilful act or Default of the Contractor. Or any failure to comply with the provisions of this clause 26.1 which, without prejudice to the Authority's remedies for any other failure to comply with such provisions, results from the disposal, re-assignment or re-use by the Contractor of any magnetic or other media which is or has been used to store data owned by the Authority or for which the Authority is responsible to the owners for its security. Where such wilful act or Default shall occur, the Contractor shall return such data and Software to a fully operational state with all possible speed. The liability by the Contractor shall be subject to the Authority having exercised data security and data management procedures, (insofar as such procedures are stated to be the responsibility of the Authority in Annex 8), in accordance with good practice in the health industry or the information technology industry as appropriate, to avoid such loss or corruption where possible and to mitigate the effects thereof.

If such loss or corruption of data or Software owned by the Authority or for which the Authority is responsible to the owners for its security is not a result of a wilful act or Default of the Contractor, the Contractor shall be reimbursed by the Authority for all reasonable costs of returning such data to a fully operational state.

For the avoidance of doubt the provisions of this clause 26.3 do not limit the Contractor’s liability in respect of Personal data under the provisions of clause 26.2 above.

Staff and Resources

The Contractor shall be fully responsible in every way for all its staff and all consultants (whether part-time or full-time).

The Contractor shall ensure that it complies with all current employment legislation and in particular, does not unlawfully discriminate within the meaning of the Equality Act 2010 (as amended) the Part Time Workers (Prevention of Less Favourable Treatment) Regulations 2000, the Fixed Term Employees (Prevention of Less Favourable Treatment) Regulations 2002, or any other relevant legislation relating to discrimination in the employment of employees for the purpose of providing the Services.  The Contractor shall take all reasonable steps (at its own expense) to ensure that any employees employed in the provision of the  Services do not unlawfully discriminate within the meaning of this Clause 27.2 and shall impose on any Sub-Contractor obligations substantially similar to those imposed on the Contractor by this Clause 27.2; and

The Contractor shall not discriminate directly or indirectly or by way of victimisation or harassment against any person on racial grounds within the meaning of the Equality Act 2010.

The Contractor shall notify the Authority immediately of any investigation of or proceedings against the Contractor under the 2010 Act and shall cooperate fully and promptly with any requests of the person or body conducting such investigation or proceedings, including allowing access to any documents or data required, attending any meetings and providing any information requested.

The Contractor shall indemnify the Authority against all costs, claims, charges, demands, liabilities, damages, losses and expenses incurred or suffered by the Authority arising out of or in connection with any investigation conducted or any proceedings brought under the 2010 Act due directly or indirectly to any act or omission by the Contractor, its agents, employees or sub-contractors.

The Contractor shall impose on any sub-contractor obligations substantially similar to those imposed on the Contractor by this Clause 27.

Where the Authority has notified the provider that it intends to  tender or retender any services, the Contractor shall on written request and in within 20 operational days of such a request provide the Authority with anonymised details of staff engaged in the provision of such services to be tendered or retendered that may be subject to TUPE

Termination

This Agreement shall terminate in the following circumstances:

Breach

In the event that either Party fails to observe or perform any of its obligations under this Agreement in any way then the other Party may end this Agreement on 30 days written notice; but

If the breach complained of by a Party in relation to the Service Specification, the SLA and the KPIs, cannot be remedied to the satisfaction of that Party, then this Agreement shall end immediately on the service of such notice on the other Party;

In every other case if the breach complained of is remedied to the satisfaction of a Party within the notice period this Agreement shall not end;

Repeat of Breach

Either Party reserves the right to end this Agreement immediately by written notice if a Party repeats any breach of this Agreement after receiving a written notice from the other Party warning that repetition of the breach shall or may lead to termination (whether or not the repeated breach is remedied within 30 days);

Insolvency

This Agreement shall end immediately if the Contractor goes into liquidation or suffers a receiver or administrator to be appointed to it or to any of its assets or makes a composition with any of its creditors, or is in any other way unable to pay its debts;

Change of Management Control

The Authority reserves the right to immediately end this Agreement upon any change of the Contractor's management or control within 28 days of the Authority finding out of such change. The Contractor shall promptly notify the Authority of any such change of management or control.

Unsatisfactory Evaluation of the Services

In the event that the outcome of any evaluation of the Services Party in relation to the Service Specification, the SLA and the KPIs, carried out by the Authority under this Agreement is unsatisfactory the Authority may terminate this Agreement on 30 days' written notice.

In addition to its rights under any other provision of the Agreement the Authority may terminate the Agreement at any time by giving the Contractor three months’ written notice

Consequences of Termination

In the event of the termination or expiry of this Agreement:

the Contractor shall repay forthwith to the Authority any advance payments made by the Authority relating to any Service not performed by the Contractor in accordance with the Agreement.

the Contractor shall provide to the Authority or a replacement Contractor nominated by the Authority any data belonging to the Authority in its possession either in its then current format or in a format nominated by the Authority (in which event the Authority will reimburse the Contractor’s reasonable data conversion expenses), together with all training manuals and other related documentation, and any other information and all copies thereof owned by the Authority;

the Contractor shall cease to use the data belonging to the Authority;

each party shall return all items supplied to it in connection with the Agreement by the other party;

the Contractor shall render reasonable assistance to the Authority, if requested, to the extent necessary to effect an orderly assumption by a replacement Contractor of the Managed Services performed previously by the Contractor hereunder and the Authority shall reimburse the Contractor for such assistance at the rates then prevailing for customers of the Contractor for the same or similar services.

Force Majeure

For the purposes of this Agreement the expression ‘Force Majeure’ shall mean any cause affecting the performance by a Party of its obligations arising from acts, events, omissions, happenings or non-happenings beyond their reasonable control including (but without limiting the generality thereof) government regulations, fire, flood, interruption to electricity supply or any disaster or an industrial dispute affecting a third party for which a substitute third party is not reasonably available.  Such cause shall only be considered Force Majeure if it is not attributable to the wilful act, neglect or failure to take reasonable precautions of the Party claiming Force Majeure or its servants, agents or employees.

Neither Party shall in any circumstances be liable to the other for any loss or delay or failure to perform of any kind whatsoever including but not limited to any damages or abatement of charges whether directly or indirectly caused to or incurred by the other Party by reason of any failure or delay in the performance of its obligations hereunder which is due to Force Majeure.

If either of the Parties shall become aware of circumstances of Force Majeure which give rise to or which are likely to give rise to any such failure or delay on its part it shall forthwith notify the other by the most expeditious method then available and shall inform the other of the period which it is estimated that such failure or delay shall continue.

It is expressly agreed that any failure by the Contractor to perform or any delay by any of the Parties in performing their obligations under this Agreement which results from any failure or delay in the performance of their obligations by any person, firm or company with which the Contractor shall have entered into any contract, supply arrangement or sub-contract or otherwise, shall be regarded as a failure or delay due to Force Majeure only in the event that the said person, firm or company shall itself be prevented from or delayed in complying with its obligations under such contract supply arrangement or sub-contract or otherwise as a result of circumstances of Force Majeure.

Subject to clause 11 and 12, for the avoidance of doubt it is hereby expressly declared that the only events which shall afford relief from liability for failure or delay shall be any event qualifying for Force Majeure herein.

Dispute Resolution Procedure

Application

Any Dispute shall be resolved in accordance with this Dispute Resolution Procedure.

Nothing in this Dispute Resolution Procedure shall prevent the Parties from seeking from any court of competent jurisdiction an interim order restraining the other Party from doing any act or compelling the other Party to do any act.

Where a Dispute has arisen (and the parties have not resolved the Dispute in accordance with the relevant terms of this Agreement, if applicable) either Party may invoke this procedure by notice in writing to the other ("Procedure Initiation Notice") and shall consult in good faith in an attempt to come to an agreement in respect of the Dispute. The Procedure Initiation Notice may only be given by either the Institute's representative or the Contractor's representative. The receiving Party shall then send a notice in writing in reply ("Counter Notice") confirming receipt of the Procedure Initiation Notice as soon as reasonably practicable (and in any event within 2 (two) Working Days of receipt of the Procedure Initiation Notice). The Party representatives shall meet within 10 (ten) Working Days of receipt of the Counter Notice and shall attempt to resolve the Dispute within 5 (five) Working Days of meeting.

Management Referral

If the Dispute is not resolved between the Party representatives within 5 (five) Working Days of meeting pursuant to clause 30.1.3 above, either Party may require by notice in writing ("Management Referral Notice") to the other that the Dispute be referred to the relevant Director of the Institute, the Department of Health and the Managing Director of the Contractor (together "Management") (in either case, if such individuals are unavailable, the Institute or the Contractor (as appropriate) shall nominate in writing to the other an alternative senior officer), both of whom may bring a technical representative to the meeting. These individuals shall meet for discussion within 10 (ten) Working Days of service of the Management Referral Notice at a mutually agreed time and place or failing agreement within 5 (five) Working Days of the service of the Management Referral Notice at the time and place specified by the Party serving notice provided such place is at a neutral location within England and that the meeting is to take place within normal business hours.

Mediation

If the Dispute is not resolved between the Parties through any of the applicable procedures provided for under clause 30.1 and 30.2, then the Parties shall consider whether to refer the Dispute to mediation and it shall be referred to mediation unless either (a) the Institute considers that the Dispute is not suitable for resolution by mediation or (b) the Contractor does not agree to mediation. The mediation shall be conducted in accordance with the Centre for Effective Dispute Resolution Model Mediation Procedure and the following shall prevail in the event of a conflict with that procedure:

the mediation shall be conducted by a single mediator who shall be appointed by agreement in writing between the Parties or, if the Parties are unable to agree on the identity of the mediator within 10 (ten) Working Days of the date of the request that the Dispute be determined by a mediator, or if the mediator appointed is unable or unwilling to act, shall be appointed by the Centre for Effective Dispute Resolution on the application of either Party;

the mediation shall be conducted in a location agreeable to both parties and in the English language;

the mediation shall be conducted in private and without prejudice to the rights of the Parties in any future proceedings; and

the mediation shall be held within 30 (thirty) Working Days of the appointment of the mediator pursuant to clause 30.3.1 above.

Litigation

If the Dispute has not been resolved to the satisfaction of both Parties pursuant to the mediation procedure set out in Clause 30.3 above; or

If the Institute considers that the Dispute is not suitable for resolution by mediation in accordance with Clause 30.3 above; or

If the Contractor does not agree to mediation in accordance with Clause 30.3 above; or

If a Procedure Initiation Notice has not been given in accordance with Clause 30.1.3 above; or

If in any event the Dispute is not resolved within 90 (ninety) days after it has arisen, then either Party shall be entitled to issue proceedings and the Courts of England shall have exclusive jurisdiction to hear and determine the Dispute.

Agreement Change or Variation

Where either Party see a need to make an Agreement Change, the Authority may at any time request such change and the Contractor may at any time recommend such change, provided that each party give the other at least one month’s written notice of any change or addition and provided that either (a) such change or addition can be achieved without need for additional funding; or (b) that the Authority agrees to provide any additional funding reasonably required by the Contractor in respect of such change or addition; or (c) should the change require an adjustment to the approved cost in Annex 4, that such adjustment is agreed by both parties.  The notice shall give details of the variation or addition and the date on which it is to take effect.

Any request for an Agreement Change shall be provided in writing using the form at Annex 9

Neither Party shall unreasonably withhold its agreement to any Agreement Change.  For the avoidance of doubt any withholding of agreement by the Authority shall not be considered to be unreasonable where any Agreement Change recommended by the Contractor would or might (in the opinion of the Authority) result in the Contractor’s provision of services failing to conform to the terms of this Agreement or to the Approved Cost being exceeded.

No such variation or addition shall affect the continuation of the Agreement

Until such time as an Agreement Change is made the Contractor shall, unless otherwise agreed in writing, continue to provide the services pursuant to the Agreement as if the request or recommendation had not been made.

Any discussions which may take place between the Parties in connection with a request or recommendation before the authorisation of a resultant Agreement Change shall be without prejudice to the rights of either Party.

Discussion between the Parties concerning an Agreement Change shall result in one of the following:

no action being taken; or

the request to make an Agreement Change by the Authority being implemented; or

the recommendation to make an Agreement Change by the Contractor being implemented.

Subject to clause 31.7, this Agreement cannot be varied except in writing and signed by the lawful representatives of both Parties.

Procurement Transparency

The Contractor acknowledges that this Agreement and any tender documentation that forms part of this Agreement will be published in its entirety in order to comply with the UK governments Transparency Agenda. Limited redactions may be made before publication in order to comply with existing law and for the protection of national security.

Subject to 32.1, 32.3 and 32.4 the Contractor must notify the Authority of any sections of the tender documentation and/or this Agreement that they regard as Commercial in Confidence or subject to the non-disclosure clauses of the FOIA or DPA. Any such request must provide a clear justification for the proposed redaction.

The total value (bottom line) of the agreement is required to be published under current EU regulations and the UK governments Transparency Agenda.

The parties acknowledge that, except for any information which is exempt from disclosure in accordance with the provisions of the FOIA and/or the DPA, the content of this Agreement is not Confidential Information. The Authority shall be responsible for determining in its absolute discretion whether any of the content of the Agreement is exempt from disclosure in accordance with the provisions of the FOIA and/or the DPA.

Notwithstanding any other term of this Agreement, the Contractor hereby gives his consent for the Authority to publish the Agreement in its entirety, including from time to time agreed changes to the Agreement, to the general public.  And agrees to the public re-use of the documents provided that such reuse cites the source and do not misuse or deliberately mislead.

Both Parties shall take reasonable steps to ensure that their servants, employees, agents, sub-Contractors, Contractors, professional advisors and consultants comply with this clause 32.

Gifts and Payments of Commission

The Contractor shall not offer or give to any member of staff of the Authority or a member of their family any gift or consideration of any kind (including the payment of commission) as an inducement or reward for doing something or not doing something or for having done something or having not done something in relation to the obtaining of or execution of this Agreement or any Agreement with the Authority.  This prohibition specifically includes the payment of any fee or other consideration for any work in respect of or in connection with the Services carried out by a member of staff of the Authority to that member of staff or to a member of their family.

Any breach of this condition by the Contractor or anyone employed by the Contractor (with or without the knowledge of the Contractor) or the commission of any offence under the Bribery Act 2010 shall entitle the Authority to terminate this Agreement immediately and/or to recover from the Contractor any payment made to the Contractor.

Transfer of Undertakings (Protection of Employment) TUPE

The Parties recognise that the Transfer of Undertakings (Protection of Employment) Regulations 2006 SI 2006 No 246 may apply in respect of the future next award of the Agreement and that The Contractor shall comply with the requirements of those Regulations.

Subject to clause 34.1.2, any provisions relating to the transfer of personnel which results from the transition of responsibility for the Services and/or to which TUPE shall apply, shall be specified as part of the transition and in the Exit Plan, subject to clause 9.2.1. The parties shall be responsible for the fulfilment of obligations in respect of such personnel which result from such transfer and which may be specified the Exit Plan, for obligations of the Contractor and for obligations of the Authority.

The Contractor shall indemnify the Authority (and any replacement contractor) against all losses arising on or after the expiry or termination of all or any part of this Contract out of or in connection with or in respect of the actions or omissions of the Contractor (or its subcontractors) with regard to the employment or termination of employment of any person, including but not limited to; breach of contract, loss of office, unfair dismissal, redundancy, loss of earnings or otherwise (and all damages, penalties, awards, legal costs, expenses and any other liabilities incurred by the Authority), by the Contractor (or subcontractor) before the date of transfer and who has (or would have) transferred to the Authority (or any replacement contractor) pursuant to TUPE (save to the extent that such losses arise out of or are a result of the actions or omissions of the Authority or replacement contractor).

Information Security Addendum

The addendum relating to Information Security, Annex 8, shall form part of this agreement.

Except where expressly varied or deleted by the addendum, all terms of the this Agreement are confirmed and shall remain in force, save that in the event of any conflict between the addendum and this Agreement the provisions of the addendum shall prevail.  For the avoidance of doubt, save as provided in this clause 35.2, the schedules and annexes to the addendum shall not replace any similarly numbered schedules and annexes to this Agreement.

Miscellaneous

It is further agreed between the Parties:

Assignment

The Contractor shall not assign, novate, sub-contract or otherwise dispose of the Agreement or any part thereof or the benefit or advantage of the Agreement or any part thereof without previous consent in writing of the Authority.

The Authority shall have the right to assign, novate, sub-contract or otherwise dispose of its rights and obligations under the Agreement. The Authority may without the Contractor's consent and at any time assign all of its rights under the Agreement and the Contractor hereby consents to the novation of those rights and obligations. The Contractor irrevocably appoints the Authority as its agent for the execution of each Deed of Novation.

Waiver

No waiver or delay in acting upon or by the Authority of any of the requirements of this Agreement shall release the Contractor from full performance of its remaining obligations in this Agreement.

Public Reputation of the Parties

Both Parties recognise the other Party's public reputation and legal responsibilities.   Each Party shall use all reasonable endeavours not to harm or compromise these.

Whole Agreement

The Parties acknowledge that this Agreement contains the whole Agreement between the Parties and supersedes all previous agreements whether express or implied.

Governing Law

This Agreement shall be governed in all respects by English Law.

Agreement Signatures

| Signed for and on behalf of the Authority |  |  |  |
| --- | --- | --- | --- |
|  | Signature | Name and title | Date |
| Procurement Manager |  |  |  |
| Commissioning Manager Carrie Thomson (Senior Service Development Manager) |  |  |  |
| Budget Holder Andrew Dillon (CEO) |  |  |  |
| Signed for and on behalf |  |  |  |
| of the Provider |  |  |  |
|  | Signature | Name and title | Date |
| Authorised Signatory: |  |  |  |
| This Agreement is not valid until all Signatures have been completed |  |  |  |

ANNEX 1

The Services Specification

- Introduction

  - The Contractor will provide the OpenAthens Identity Provider and OpenAthens Access Management Federation Service. The Service will provide secure Authentication for Users who are eligible and are seeking access to online licenced information resources purchased for the NHS, for example, point of care resources, bibliographic databases, e-journals and e-books, collectively referred to as Content throughout this document. This Content is purchased by individual Trusts, individual organisations, multiple organisations collectively (Consortia), Clinical Commissioning Groups (CCGs), Local Education Training Boards and Health Education England (HEE), on behalf of all or some staff at single organisations, all or some staff at multiple organisations and all eligible Users in England.

  - The Service will be made available to UK healthcare professionals working in the NHS and other eligible organisations in line with the national Eligibility Criteria.

  - The Service must provide information for Content Providers to check user entitlement to facilitate continuity of access to authorised Content for registered Users.

- Identity Provider

  - The Contractor will ensure the OpenAthens Identity Provider (OpenAthens) provides secure access to an API with read, write and delete access to all the data items required to enable support for self-registration, User Account creation and renewal.

  - The Service will ensure all User Accounts have unique User identifiers.

  - The Service will supply a Representational State Transfer (REST) API to provide an interface for account management operations including:

- Authenticating Users;

- Creating User Accounts;

- Deleting User Accounts;

- User self-service, for example, updating or resetting passwords and email addresses;

- Managing Organisational Entities;

- Sending emails to Users and/or Administrators.

  - All operations using the REST API will use HTTPS over TLS/SSL. The API will use JSON as the payload format of API messages.

  - The API will be available in a User Acceptance Testing (UAT) environment which uses a copy of the User Accounts database and is refreshed periodically to support testing of changes to the API. The Contractor will ensure availability of the UAT environment either when changes are released to the API for customer testing, or if the OpenAthens Service Desk receives advance notification from NICE of a requirement to use the UAT environment.

  - The API will support the ability to define the fields associated with a User Account and to retrieve account details by referencing the fields directly or via their unique User identifier.

  - The API will support the secure Authentication of User credentials.

  - User Accounts can be created by performing a PUT/POST operation and can be modified by performing a POST operation on the account URL.

Post-registration process

  - OpenAthens will allow NICE to ensure all self-registered User Accounts are activated before use, automatically applying a Non-Activated Activation Status in cases where the eligibility of the Applicant cannot be automatically verified.

  - OpenAthens will ensure Users can securely activate their User Account and establish a password.

Data attributes

  - User Accounts will include the mandatory data attributes listed below as part of each User Account record:

- First Name;

- Last Name;

- Unique User identifier;

- Email address;

- Eligibility Status;

- Activation Status;

- Account expiry date;

- Organisational Entity;

- Acceptance of general terms and conditions of The Service (Y/N);

- Approval to be contacted by NICE about The Service (Y/N).

  - The Service will also support the optional data attributes listed below as part of each User Account record:

- Organisation name;

- Role;

- Job title;

- Department;

- Address;

- Telephone number.

  - The Service will ensure the choice of Organisational Entity enables Content Providers to determine which Content the User is able to access.

Log in credentials

  - The Service will allow Users to log in using an email address and/or the username assigned to their User Account. The email address registered with the User Account is set as the username by default during account creation.

  - The Service will enforce a password complexity and security policy and ensure that Users cannot log into Non-activated accounts.

- Self-Registration

  - The Service will enable NICE to ensure the eligibility of a User Account will be automatically verified where the Applicant selects a known Organisational Entity and where:

- The network used to apply is a trusted network or other recognised IP address (on a Whitelist being maintained by the Administrator for the Organisational Entity);

- The email address used to apply is a NHS email address or other recognised email domain (on a Whitelist maintained by the Administrator for the Organisational Entity).

Authentication

  - OpenAthens will support the following third-party IdPs and protocols:

- ADFS (Active Directory Federation Services);

- LDAP (Lightweight Directory Access Protocol);

- PingFederate;

- Shibboleth;

- SirsiDynix.

  - The Contractor will work with NICE to facilitate access to APIs so an IdP using a non-standard repository for managing the User Accounts can be integrated. OpenAthens will support both brokered (login page hosted by OpenAthens) and delegated (login page hosted locally) IdPs.

Authentication failures

  - The Service’s Authentication points are pre-configured with a number of error messages, which may be specific or non-specific (to protect the security of The Service) and which will tell the User what they need to do to correct the failure. The Authentication failure messages will be available via the API and include:

- Invalid username or password;

- User Account has expired;

- User Account has been marked as being ineligible (including advise to check e-mail address and Organisational Entity details or contact Administrator for assistance);

- Not able to login due to location;

- Locked User Account for security issues (see 7.1).

User Account management

  - OpenAthens will provide an API that allows Users to login and:

- View the contact information for their Organisation’s Administrator;

- Change their account password;

- Change their registered email address;

- Updated their contact details;

- Update their Organisational Entity (if moving between organisations);

- Update their contract status (temporary/permanent);

- Update their contract / placement / rotation / secondment end date;

- Log out of their OpenAthens session.

  - OpenAthens will enable NICE to ensure only allow one User Account can be registered against each email address.

  - OpenAthens will enable NICE to ensure that when a User changes their registered email address, the initial User Account will be Deactivated and a new User Account activation process invoked.

  - OpenAthens will ensure that when a User moves from one Organisational Entity to another they will retain the same unique User identifier and will enable NICE to require Users to log in again to confirm their identity.

  - OpenAthens will provide features to assist Users who have Organisational Entities that are known by multiple names or synonyms.

User capacities

  - The Service must support 500,000 regular Users and have the capacity to build up to support a maximum of 1.5 million Users during the lifetime of the contract as necessary.

Expiry

  - All User Accounts have a finite life, which will either be a default timespan (defined by NICE) or their contract duration (set on registration or renewal), after which the account expires.

  - Users will be notified 15 and 30 days in advance of the expiry date with instructions on how to renew their User Account. The Service will provide a customisable email template to be sent to the User containing a renewal URL to a renewal form hosted by NICE. When a User Account cannot be automatically verified, a renewal request will be sent to relevant Administrator.

- Access Management Federation

  - The Contractor will provide the OpenAthens Access Management Federation (OAFed) which supports third-party IdPs not provided by OpenAthens, using SAML protocols.

  - OAFed will allow new Content Providers to become members and support third party SAML based Content Providers.

  - OAFed will pass attributes provided by IdPs to the Content Providers to allow access, using SAML protocols.

  - Content registered in OAFed by Content Providers will be made available to Organisational Entities in the OpenAthens resource catalogue.

  - The Service will maintain a public list of participating organisations and IdPs available to Content Providers and update daily.

  - OAFed will allow interoperability with existing Content Providers operating in other SAML based identity federations.

  - OAFed will supply IdPs with a list of resources from Content Providers within the provided identity federation.

Attribute release to Content Providers

  - The Service will pass three attributes (as a minimum) to Content Providers during the Authentication process:

- Entity ID: a unique and persistent identifier for the top-level organisation (NICE) managing all Organisational Entities;

- Scope: a unique and persistent identifier for the Organisational Entity the User is affiliated with;

- Targeted ID: a unique and persistent User identifier.

  - Only the data attributes which are specified as releasable in the Attribute Release Policy will be sent by OAFed to the Content Provider. Attribute Release Policies can be configured by the National Administrator on a per-Content Provider basis.

  - OAFed will enable Organisational Entities to elect to pass additional data attributes to Content Providers that request them.

  - The Service will use its Content Provider network to disseminate the vocabulary and syntax of data attributes to help Content Providers manage exclusions.

Authentication point and Single Sign On (SSO)

  - The Service will offer an integrated SSO solution to OpenAthens and the Content Providers resources.

  - The Service will provide a seamless SSO ensuring that Users who navigate from one Content Provider to another will not be challenged for their credentials again during the same session.

  - The Service will offer to authenticate Users against known IP addresses (on a Whitelist maintained by the Administrator) where appropriate. This will allow Users to access Content directly when they are on a known network. When users are accessing content from off-network, credentials will be requested.

Log out function

  - The Service will provide a comprehensive log out function including:

- A session based timeout;

- The ability to log out of the specific User session;

- The ability to log out of all active OpenAthens sessions.

Content Provider relationships

  - The Contractor will have working relationships in place with Content Providers of health and social care resources to ensure Content purchased by the NHS will be made available for access and to facilitate continuous improvement to The Service.

  - The Contractor will develop relationships with any new Content Providers that enter into agreement to supply Content to the NHS to ensure these Content Providers will be able to make their Content available and accessible for eligible Users.

  - The Contractor will work with Content Providers to create a catalogue of Content available to Organisational Entities, and allow this catalogue to be updated by the Content Providers if required. These changes will be cascaded to those Organisational Entities that have already selected the specific Content resource and Administrators will be able to make local adaptations to the catalogue of Content.

  - The Contractor will ensure all Content Providers have access to the Service Desk by email, telephone, and web interface.

Content Provider software

  - OAFed will allow the Content Provider’s software to be used by Content Providers to join the OAFed.

  - OAFed will allow Content Providers to access a common set of implementation standards for the implementation of the Content Provider’s software on their own infrastructure.

  - The Service will allow Content Providers to manage configurations and view aggregated Authentication activity statistics solely for their own products.

  - OAFed will allow Content Providers to use a native SAML implementation to make their Content available to NICE.

  - The Contractor will provide NICE and HEE with access to Content Provider software to make available NICE and HEE Content via OpenAthens Authentication, for example NICE Journals and Databases and HEE e-Learning for Health platform.

- Administration Website

  - The Service will provide a secure (SSL) web based Administration Website with User and Organisational Entity management functionality for use by a network of Administrators at a local, consortia and national level.

  - The Administration Website will not require Administrators to install any additional web-browser plugins.

  - Administrators will be able to log in to the Administration Website with a username and password.

  - Administrator Accounts will be IP authenticated.

  - The Administration Website will allow Administrators to create, manage and delete User Accounts.

  - The Administration Website will allow access to Content to be amended for individual User(s), for example if a group of Users within an Organisational Entity have purchased Content which is not available to all the Organisational Entity Users.

  - The Administration Website will include functionality for Administrators to view statistical data on Users and Content Activity.

- Creation of User Accounts

  - The Administration Website will allow Administrators to set preferences that determine how account creation is managed for their Organisational Entities, including:

- Activation method for User Accounts;

- Activation code distribution for User Accounts;

- Activation code expiry for User Accounts;

- Default account expiry.

  - The Administration Website will enable Administrators to create User Accounts and edit the account details for every User in the Organisational Entity or Entities they are responsible for. All data attributes are editable, except the account username and unique User identifier.

  - The Administration Website will allow Administrators to create User Accounts singularly or in batches by data upload.

  - The Administration Website will include account information validation processes to ensure that accurate information is entered, including:

- Usernames adhere to minimum length and character requirements;

- Passwords adhere to the OpenAthens password complexity and security policy;

- Dates are entered in a consistent format;

- Email addresses are in a valid format, for example, john.smith@email.com.

Post-registration process

  - The Service will create User Accounts which have an Eligibility Status of either eligible, pending or ineligible (rejected):

- Eligible User Accounts are for Users who are affiliated to an Organisational Entity and are eligible to access all the Content allocated to that Organisational Entity;

- Pending User Accounts have failed automatic verification and are referred to an Administrator for investigation or approval;

- Ineligible User Accounts have failed automatic verification and have been rejected following the Administrator’s investigation and will be deleted after a time period defined by NICE.

  - An automatically generated email will be sent to the Applicant to complete the registration process or to explain the reasons for account rejection.

  - Administrators will be able to identify User Accounts which have recently been created, for example, to check whether the User has selected the correct Organisational Entity.

  - The Service will notify Administrators when pending User Accounts are available for review.

  - The Administration Website will enable Administrators to view a list of pending User Accounts for the Organisational Entity or Entities they manage for a configurable number of days after account creation.

  - For pending User Accounts, the Administration Website will have the functionality for Administrators to:

- Individually or bulk approve/reject;

- Select User Accounts for deletion, including the ability to specify the number of days after which accounts will be deleted;

- Send an email notification of deleted User Account to the Administrator responsible for that Organisational Entity;

- Select User Accounts for the generation of new activation codes to be sent to the User in an email notification.

  - The Service will enable NICE to ensure Non-activated User Accounts retain this Status for a configurable period.

  - For expired User Accounts, the Administration Website will have the functionality for Administrators to:

- View a list of User Accounts that have expired, for a configurable number of days after the expiry date.

- Select User Accounts for deletion, including the ability to specify the number of days after which accounts will be deleted;

- Send an email notification of deleted User Accounts to the Administrator responsible for that Organisational Entity.

Moving User Accounts

  - When a User moves their account to a new Organisational Entity the email notification sent to the Administrator will include click-through access to the User Account details page in the Administration Website.

  - The Administration Website will enable Administrators to change a User’s Organisational Entity. The Administrator of the User’s new Organisational Entity will receive an email notification.

  - When a User Account moves from one Organisational Entity to another their unique User identifier will not change but the User will not retain their previous eligibility rights.

Organisational structure

  - The Service will allow Administrators to manage Users and access to Content on an Organisational Entity level. Where an Organisational Entity is eligible to access Content the Administrator will be able to share access rights to Users of that Organisational Entity.

  - The Service will allow Organisational Entities to be sorted into Consortia to allow an Administrator to manage Users and access to Content collectively rather than individually. Where a Consortia is eligible to access Content the Administrator will be able to share access rights to all Users within that Consortia.

  - The Service will allow the National Administrator to manage Users and Content for all Organisational Entities and Consortia. Where Content is available to all Users, the National Administrator will be able to share access rights to all Users once, not multiple times.

  - In the same way that access rights are shared to Users at a local, consortia or national level, the Service will allow access rights to be revoked. For example, the National Administrator will be able to remove access rights for all Users at once, the Administrator of a Consortia will be able to remove access rights for all Organisational Entities grouped within the Consortia at once, and the Administrator of an Organisational Entity will be able to remove access rights for all the Organisational Entity Users at once.

Management of Organisational Entities

  - The Service will ensure Organisational Entities can be grouped in the Administration Website in line with the overall organisational structure.

  - The Administration Website will enable Administrators to create and manage Whitelists of email domains for their Organisational Entity to enable automatic access to the Content on User Account creation.

  - The Administration Website will allow Administrators to set synonyms for their Organisational Entities that can be used in conjunction with the OpenAthens self-registration features (see 3.24).

Search and browse

  - The Administration Website will allow Administrators to browse a list of all the User Accounts in the Organisational Entities they are responsible for. The default data attributes displayed in the list can be customised by the Administrator.

  - Each page of the Administration Website will include:

- A simple User Account search tool;

- Access to advanced search options.

  - The simple search searches username, first name, last name and email address and returns a list of User Accounts where the search term is at the start of a username, first name, last name or email address.

  - The advanced search option searches on all data attributes (see 3.11 and 3.12) and enables Administrators to search for and view all account details of any User in the Organisational Entity or Entities which they are responsible for.

  - The advanced search will have 3 categories for the scope of a search:

- Just me – User Accounts in the Administrator’s Organisational Entity;

- Me and all my sub-organisations – User Accounts in all the Administrator’s Organisational Entities they are responsible for;

- Any organisation - all OpenAthens User Accounts registered for the NHS in England. User Accounts included in the search results list which are not associated with the Organisational Entities the Administrator is responsible for will only display the username, first name, last name, the Organisational Entity of the User and an indicator showing the User Account is not editable.

  - The search results generated by either a simple or advanced search will display a list of all the relevant User Accounts. The default data attributes displayed in the list can be customised by the Administrator. From this list Administrators can:

- Browse the search results which can be sorted by clicking on a column header or by applying filters;

- Delete one, some or all User Accounts in the Organisational Entities that they are responsible for.

Administration Website features

  - The Service will provide the following functionality on all pages in the Administration Website:

- The ability to return to the Administration Website home page;

- The ability to access the Administrator Account details;

- View of the Organisational Entity or Entities the Administrator is responsible for including Organisation name, Organisational Entity and total number of User Accounts per Organisation;

- Context-sensitive help, displaying information relevant to the page being viewed at the time;

- Contact details for the Service Desk, a link to the Service Desk web interface, the function to raise a support call and to view all support calls raised by the Organisational Entity;

- The ability to logout of the OpenAthens Administrator Website.

  - Via the Administration Website the Administrator will be able to access:

- A link to a tool for maintaining how their Organisational Entity or Entities is displayed in the self-registration service;

- User Account information summaries and Content Activity information for the Organisational Entities they are responsible for.

Email functionality

  - The Service will provide email templates for the following functions:

- User Account approved;

- User Account created (sending an activation code);

- User Account created (sending a password);

- Notification of pending expiry of User Account;

- User Account moved between Organisational Entities;

- Administrator Account activation;

- Notification of pending expiry of User Account Eligibility Status;

- Notification of expiry of User Account Eligibility Status;

- Reset password;

- User Account application rejected (3 templates: use of personal email, non-UK, and not eligible in general).

  - The following data attributes can be used in the email template and the relevant account data will be auto-populated :

- Account username;

- Account email address;

- Account expiry date;

- Organisational Entity name;

- Administrator first name(s);

- Administrator last name;

- Administrator telephone number;

- Administrator email address.

  - The email templates will include a default subject field and message body which can be modified by the Administrator before sending.

  - The Service will allow Administrators to add attachments to email templates before sending.

  - The Service will allow Administrators download the email address(es) for one or more User Accounts, for Organisational Entities, or all User Accounts they are responsible for.

  - The Service will enable NICE to communicate with all active Users when required.

Notifications and alerts

  - The Service provides the following email notifications for Administrators, which can be specified for sending on a daily or weekly basis:

- The number of User Accounts that expired since the last notification;

- User Accounts suspended due to multiple login failures;

- User Accounts Activated by Users;

- Successful logins;

- Email addresses changed by Users;

- Passwords changed by Users;

- User Accounts created;

- User Accounts Deactivated;

- User Accounts deleted;

- Total number of expired User Accounts;

- User Accounts due to expire in the next 30 days;

- Users joined the Organisational Entity;

- Users left the Organisational Entity;

- User Accounts modified;

- User Accounts suspended due to use from multiple locations;

- User Accounts awaiting activation;

- Total number of User Accounts;

- Resource URLs changed;

- Resource allocations;

- Resource names changed;

- Resources removed;

- Total logins to federated resources;

- Total number of allocated resources;

- Number of files for download;

- Number of User Accounts awaiting approval to join this Organisational Entity.

Audit functionality

  - An event audit tool will be available in the Administration Website which reports on the following events:

- Total number of Authentication attempts to Content Providers and the resulting success or failure of individual attempts;

- Authentication Eligibility Status changed to eligible;

- User Account Deactivated;

- User Account Activated;

- User Account expired;

- Authentication Activation Status changed to pending;

- Change of password;

- Change of Organisational Entity;

- Change of email address;

- Automated expiry email sent;

- An audited list of account changes for a User Account for a date period specified by the Administrator;

- Information on multiple User Accounts in summary form for a date period specified by Administrator.

  - The Contractor will provide immediate reports on sustained high risk auditable events that may result in unauthorised access to Content or Service failure.

  - The Contractor will provide weekly reports on auditable events that may indicate attempts to circumvent access controls.

Data download and upload

  - The Administration Website will support the download of the following information for the Organisational Entities the Administrator is responsible for, in a machine readable format:

- All User Accounts regardless of expiry date;

- All User Account information held by The Service (except for a User’s password);

- Expired User Accounts;

- User Accounts that were created or modified in a set date range.

  - The Administration Website will have a fully automated upload function to enable User Accounts to be added, updated or deleted in bulk. To support this a template CSV file will be available to download from the Administration Website.

  - The Administration Website will carry out automatic validation processes to ensure uploaded files are in the required format and ensure consistent application of account creation rules. The Administration Website will notify the Administrator with either a successful confirmation message or a detailed error email notification.

  - If the validation process detects any errors then:

- Account records that have no errors will be processed;

- Account records with errors will be listed in an email notification sent to the Administrator and can be viewed by clicking on a message available briefly in the Administration Website;

- Account records with errors are saved in a new file on the file download page for the Administrator to correct and re-uploaded.

- Statistics

  - The Service will provide the capability to produce Content Activity statistics reports.

  - Where a Content Provider has registered individual journals and databases with The Service, these Content Activity statistics will be compatible with COUNTER-based JR1 and JR1a reports.

  - Administrators will be able to view and extract Content Activity statistics on an ad hoc basis for all Users within their Organisational Entity or Entities they are responsible for.

  - The Service will provide a monthly summary of Content Activity over the previous 12 months broken down by individual Content resources allowing comparisons to be made between unlimited numbers of Content resources.

  - The Service will provide the following monthly reports, available for the Organisational Entity or Entities an Administrator is responsible for:

- Total Content Activity for User Accounts by username;

- Total Content Activity for User Accounts by job role;

- Total Content Activity for User Accounts by the Organisational Entity;

- Content Activity for User Accounts by Content resource;

- Content Activity by Organisational Entity;

- Numbers of Users.

  - The reports will be configurable with a range of dates within which activity is to be analysed and be downloadable in CSV and PDF formats.

  - The Service will provide the National Administrator with the following monthly reports, to include a statistical report and narrative analysis for the monthly time period:

- Number of new registrations;

- Number of new eligible User Accounts;

- Number of expired User Accounts;

- Number of deleted User Accounts;

- Total number of User Accounts.

- Security

  - The Service guarantees the following security measures:

- Automated lockout measures designed to prevent misuse or brute-force attacks, for example, repeated attempts to login using incorrect details;

- Account monitoring tools that report potential misuse of their accounts by Users, including 'unfeasible velocity' checks based on geolocation and analysis of requests;

- Secure sockets layer/transport layer security will be enforced for all sensitive data transferred;

- Cookie/token will be protected from man-in-the-middle style attacks;

- Servers and network protection by physical and network security measures.

  - When User Accounts are automatically locked out, an email will be sent to the relevant Administrator with details of the User Account(s) concerned informing them the User Account has been locked.

  - User Accounts that repeatedly trigger the account monitoring tools when User is using their account legitimately, can be added to a whitelist and ignored by the account monitoring tools.

  - All SAML tokens will be digitally signed and signatures verified where they are at risk of being tampered with. Where SAML 2.0 is supported by the Content Provider, SAML messages will additionally be encrypted at the message-level as well as the transport-level.

  - The Contractor will carry out and provide documentation on penetration testing at least annually.

- Data protection

  - The Service will obtain Users consent either at the time of registration or upon first use of The Service.

  - The Contractor will store personal data according to the Eighth Principle of the Data Protection Act and store only the required minimal data set.

  - Administrators will be responsible for removing Users as soon as access is no longer required using the tools provided by The Service. The Service will delete archived personal data after one year.

  - Personal data stored on the Contractor’s servers must be accessible only to authorised Contractor personnel and the National Administrator.

  - The databases containing personal data must not be directly accessible from outside The Service network and must be protected by firewalls and network security processes.

  - The Service will respond promptly to any subject access requests made under the Data Protection Act, and will ensure that NICE is made aware of them.

  - Data will be stored in data centres that are physically secure. Access will be limited to authorised personnel only with appropriate security and protection arrangements available and monitored 24 hours, seven days a week.

- Contract Management and Service Level Agreements

Service continuity

  - The Contractor must ensure continuity of The Service including the provision of:

- Secure back-up and restore facilities in accordance with best commercial practices;

- Reasonable notice and early warning of any scheduled maintenance and any related Scheduled Downtime in accordance with the Service Level Agreement;

- A means to communicate known issues or Scheduled Downtime to Users in a timely way.

Scalability and performance

  - The Contractor will meet, report on, and manage User loads at all times without queuing or User delay for all activities in accordance with the Service Level Agreement.

Service management

  - The Contractor will provide a dedicated Service Desk team to provide support to all Administrators, contactable by telephone, email or online via a web interface.

  - The Contractor will provide reliable service management with ITIL-based service management processes in place.

  - The Contractor will assign a dedicated account manager and technical account manager to NICE. The account manager will be fully responsible for all matters under the relationship, including, but not limited to, all contractual, financial, and service level reporting.

  - The Contractor will provide Administrators communications and training to minimise support calls.

Incident Management

  - In the event of a Severity Level 1 incident, the Contractor will appoint an Incident Manager to act as a point of contact, and coordinate decision making and incident resolution.

  - If an incident occurs, the OpenAthens Service Desk will follow standard Service Management processes to try to detect, replicate, report and resolve incidents including the checking of server status and server logs to attempt to identify the cause of the incident. If resolution of a Severity Level 1 incident exceeds the target shown in Table 1 of Annex 2.1 the Contractor Service Desk will escalate the issue to their Incident Manager.

  - If resolution of a Severity Level 2 or 3 exceeds the target shown in Table 1 of Annex 2.1 the Contractor Service Desk will escalate internally following their service desk ITIL processes and in line with their ITT response.

  - The nominated Incident Manager should report on incident resolution plans and progress for all Severity Level 1 incidents through the OpenAthens status page at http://status.openathens.net/ and accompanying RSS feed in accordance with the frequency shown in Table 1 of Annex 2.1. For Severity Level 2-3 incidents the Provider Service Desk should advise of incident resolution plans and incident progress through the OpenAthens status page and accompanying RSS feed in accordance with the frequency shown in Table 1 of Annex 2.1. To enhance communication, NICE may use their Administrator Account to log into the OpenAthens support interface at https://www.eduserv.org.uk/support/openathens, to raise a support call whenever a critical incident is underway so as to receive automatic updates.

  - Once incidents within Severity Levels 1-2 are resolved, a report should be supplied no more than ten (10) working days after critical incident resolution to the NICE Contract Manager. The report should provide a description of the incident plus details of the measures which have been taken by the Contractor to resolve this and prevent a similar occurrence in the future.

Contract and service reporting

  - The account manager will attend:

- Quarterly face to face contract review meetings with NICE;

- Quarterly service network meetings held by the National and Regional Administrators Group (NARAG), 2 face-to-face and 2 telephone meetings.

  - The Contractor will provide contract, financial, service management and service usage reports for each Key Performance Indicator sufficient to demonstrate the level of service performance against each indicator. All reports will be made available 2 weeks prior to contract review meetings.

  - NICE will be invited to participate in the Contractor’s product and service development plans.

Key Performance Indicators

  - The Contractor will do and provide all that is necessary to satisfy the Service Level Agreements and Key Performance Indicators.

ANNEX 2 Service Level Agreement, Key Performance Indicators (KPI) and Reporting

Service Levels and Key Performance Indicators

Service Level Agreements

Core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
08:00 to 20:00 GMT

Non-core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
20:01 to 07:59 GMT

Saturday to Sunday:
00:00 to 00:00 GMT

Service Desk Support Hours

Monday to Friday, excluding English Bank Holidays and Public Holidays:
09:00 to 17:30 GMT

Scheduled Downtime

The Contractor may have up to 6 hours per week of time during non-core Service Hours for maintenance subject to a total of no more than 12 hours in a rolling four week period.

A minimum of ten (10) working days’ notice in writing to NICE is to be given for periods of Scheduled Downtime. Exceptionally, downtime may be scheduled giving less than 10 working days’ notice.

Scalability and Performance

The Contractor will meet, report on, and manage User loads at all times without queuing or User delay for all activities.

Incident Priority Levels

Table 2.1: Incident Priority Levels

| Priority Level | Description | Reporting Period | Resolution Period |
| --- | --- | --- | --- |
| P1 Incident | A major incident that results in a complete failure of the Service affecting all users at one or more sites or regions. | 1 Hour | Immediate response, target resolution time 1-2 working days |
| P2 Incident | A high level problem that results in a failure of the Service resulting in the unavailability of one or more key functions of the Service to users. | 2 Hours | 5 working days |
| P3 Incident | A medium level problem that results in a partial failure of the Service resulting in the unavailability of part of one or more key functions of the Service to users. | 4 Hours | 10 working days |
| P4 Incident | A low level problem that results in a partial failure of the Service resulting in usability or cosmetic issues with part of one or more functions of the Service for users. | 24 Hours | 20 working days |
| P5 Incident | A very low level problem that results in a partial failure of the Service resulting in minor usability or cosmetic issues with part of one or more functions of the Service for users. | 48 Hours | 60 working days |

Note: * Resolution/Reporting time is measured during Core Service Hours only.

Table 2.2 - Key Performance Indicators

| KPI ID | Key Performance Indicator | Indicator | Threshold | Method of Measurement | Consequence of Breach |
| --- | --- | --- | --- | --- | --- |
| KPI001 | Admin Area - Service Availability | Service Availability Percentage availability (during working hours 08:00 to 18:00) of the Administration Area. Service Availability Minutes measured by testing application server availability at least every minute. | 99.9% | Service Availability (SA) % SA %=SAM x 100SM SAM: Minutes of Service Availability in the reporting period, excluding agreed scheduled downtime. SM:Total service minutes in the reporting period, excluding agreed scheduled downtime. | Service Credits applicable ** Threshold 99.9% Failure Level 1 < 99.9% 3% of service charges Failure Level 2 < 99.5% 6% of service charges Failure Level 3 < 99.0% 12% of Service Charge and contract terms relating to termination for performance apply |
| KPI002 | SSO Service - Service Availability | Service Availability Percentage availability of the SSO service. Service Availability Minutes measured by testing application server availability at least every minute | 0 | Service Availability (SA) % SA %=SAM x 100SM SAM: Minutes of Service Availability in the reporting period, excluding agreed scheduled downtime. SM:Total service minutes in the reporting period, excluding agreed scheduled downtime. | Service Credits applicable ** Threshold 0 Failure Level 1 >= 1 1% of service charges Failure Level 2 >= 3 3% of service charges Failure Level 3 >= 5 10% of service charge and contract terms relating to termination for performance apply |
| KPI003 | SSO Service - Service Stability | Number of incidents that resulted in a complete failure of the service affecting all users at one or more sites or organisations [P1]. Service Stability Overall number of unplanned service incidents in the reporting period | 0 | Number of P1 Incidents (of different underlying cause prior to resolution of each P1 Incident) | Service Credits applicable ** Threshold 80% Failure Level 1 < 80% 1% of service charges Failure Level 2 < 75% 3% of service charges Failure Level 3 < 60% 5% of service charges and contract terms relating to termination for performance apply |
| KPI004 | Service Desk - Response Rate | Percentage of responses to web-based, voicemail and email incident reports provided within the specified time-period. | 95% | Response Rate (RR) % RR %=RS x 100RT RR: Responses sent within the specified time-period during the reporting period. RT: Total number of responses sent during the reporting period. | Service Credits applicable ** Threshold 95% Failure Level 1 < 95% 1% of service charges Failure Level 2 < 85% 3% of service charges Failure Level 3 < 70% 5% of service charges and contract terms relating to termination for performance apply |
| KPI005 | Incident Resolution Period | Percentage of incidents which are resolved within the time period specified in Table 5.1 above | All P1 incidents and 90% of incident at P2 and 3 | Incident Resolution Period (IRnP) % IRnP %=IRnT x 100CI IRnT: Incidents Resolved within the specified time-period during the reporting period at each P2 and 3. *CI: Total number of incidents during the reporting period at each P2 and 3. *If CI is 10 or less for any Priority Level the values will be rolled forward to the next service measurement period. P1 All P1 incidents resolved = Pass or Fail | Service Credits Applicable, P1, 2 & 3 ** No Service Credits Applicable @ P4 & P5 Threshold: Priority Level 1 = 100 % Threshold: 90% of incidents at P2 Failure Level 1 < 90% 1.5% of service charges Failure Level 2 < 80% 3% of service charges Failure Level 3 < 70% 5% of service charges and Contract terms relating to termination for performance apply Threshold: 80% of incidents at P3 Failure Level 1 < 80% 1% of service charges Failure Level 2 < 70% 2% of service charges Failure Level 3 < 60% 3% of service charges and Contract terms relating to termination for performance apply |
| KPI006 | Incident Report Period | Percentage of incidents for which a report is provided to NICE within the time period specified in Table 5.1 above | All P1 incidents and 95% of remaining incidents | Incident Report Period (IRP) % IRP %=IRT x 100CI IRT: Incident Reports issued within the specified time-period during the reporting period. CI: Total number of incidents during the reporting period. | Service Credits not applicable |
| KPI007 | Transaction response time | The percentage of user client-server transactions, during Core Service Hours, satisfied within 1 second. | 95% | Transaction Response Time (TRt) % TRt %=STRt x 100TT *STRt: Number of sample transactions that meet the response time during the reporting period. TT: Total number of sample transactions. * Measured at the point of direct interaction with the service i.e. excluding any proxy, middleware or network latency. | Service Credits not applicable |

Note: ** Service Credits not applicable, see clause 13.2.2

Refer to the Microsoft Excel Workbook, Annex 2.1, Key Performance Indicators (KPI), Service Credits and Reporting. To be fully completed post contract award with the winning bidder.

The Contractor must complete the KPI and Reporting template as provided by the Authority in the format required by the Authority, as detailed in Annex 2.1 – KPI, Service Credits and Reporting Microsoft Excel Workbook.

All requested fields must be completed by the Contractor.

The KPI, Service Credits and Reporting Microsoft Excel Workbook, shall be issued to the Authority no later than ten (10) working days before the scheduled quarterly review meeting, to summarise performance against the key KPIs as detailed in clause.

Monthly Reporting

The Contractor shall provide the following information, monthly to the Authority as detailed in clause 22.3:

| Item | [Month/Year] |
| --- | --- |
| Number of new registrations in total for that time period |  |
| Number of new eligible accounts in that time period |  |
| Number of expired accounts |  |
| Total number of accounts |  |
| Number of account deletions in the time period |  |
| Total number of successful authorisations |  |
| Total number of unsuccessful authorisations |  |

Quarterly Reporting

The Contractor shall provide the information as required in clause 22.4 and Annex 2 – 2.1 and Annex 2 – 2.2, quarterly to the Authority.

ANNEX 3

Milestones

Not used.

ANNEX 4

Payment Schedule

The Contractor will invoice NICE quarterly in arrears according to the schedule below.

| Amount of Funding |  | Financial Year 1 | Date(s) for Submission of Invoice(s) |
| --- | --- | --- | --- |
| 1st Quarter | Redacted | 2017/2018 | 1 August 2017 |
| 2nd Quarter | Redacted | 2017/2018 | 1 November 2017 |
| 3rd Quarter | Redacted | 2017/2018 | 1 February 2018 |
| 4th Quarter | Redacted | 2017/2018 | 1 May 2018 |
| Total | Redacted |  |  |
| VAT (at prevailing rate) | Redacted |  |  |
| Year 2 Total | Redacted |  |  |
| Amount of Funding |  | Financial Year 3 | Date(s) for Submission of Invoice(s) |
| 1st Quarter | Redacted | 2018/2019 | 1 August 2018 |
| 2nd Quarter | Redacted | 2018/2019 | 1 November 2018 |
| 3rd Quarter | Redacted | 2018/2019 | 1 February 2019 |
| 4th Quarter | Redacted | 2018/2019 | 1 May 2019 |
| Total | Redacted |  |  |
| VAT (at prevailing rate) | Redacted |  |  |
| Year 3 Total | Redacted |  |  |
| Amount of Funding |  | Financial Year 4 | Date(s) for Submission of Invoice(s) |
| 1st Quarter | Redacted | 2019/2020 | 1 August 2019 |
| 2nd Quarter | Redacted | 2019/2020 | 1 November 2019 |
| 3rd Quarter | Redacted | 2019/2020 | 1 February 2020 |
| 4th Quarter | Redacted | 2019/2020 | 1 May 2020 |
| Total | Redacted |  |  |
| VAT (at prevailing rate) | Redacted |  |  |
| Year 4 Total | Redacted |  |  |

| AGREEMENT TOTAL (3yrs 6mths) ex VAT | £825,000 |  |  |
| --- | --- | --- | --- |

ANNEX 5

Not used.

ANNEX 6

Sub-contractors

Not used.

ANNEX 7

Contractors and Third Party Hardware and Software

Not used.

ANNEX 8

Security Requirements

Security and DPA Requirements

The Contractor agrees to adhere to the Security and DPA requirements document, named

“Annex 8_Addendum relating to Information Security”

Annex 9

Variation to Agreement

Annex 9 to Agreement between National NICE for Health and Care Excellence and the Contractor of                  on the     Day of   20xx (“the Agreement”).

For the purposes of this Memorandum of Agreement:

| NICE’s Commissioning Manager | means the individual from time to time appointed by the NICE and notified to the Contractor in writing responsible for the co-ordination of the development specified below; |
| --- | --- |

This Memorandum of Agreement, pertain to the development of XXX (the “Services and Supply”) to be undertaken by the Contractor and is agreed by the Contractor and the NICE as a current addition to Annex 1 to the Agreement.

The Development Services and Supply will:

be developed by the Contractor in compliance with the specifications contained in this Memorandum, and

be developed and delivered in accordance with the terms and conditions of the Agreement.

This Development Services and Supply consists of:

To be completed

The Scope and this Memorandum may only be varied with the prior written agreement of the NICE, such agreement (if given) not to be unreasonably delayed.

The Milestones for deliverables which are required by the NICE are detailed in this Memorandum.  The NICE requires, and the Contractor will deliver quarterly a Monitoring Report in the form and by the times set out within Annex 2 – 2.1 and Annex 2 – 2.2.

Milestones

| Due Date | Milestone |
| --- | --- |

The Contractor shall be deemed to have completed a Milestone by the Due Date notwithstanding any delay beyond the Due Date if such delay would not have occurred but for any act or omission of the NICE, anything done or omitted to be done on the NICE’s instructions or any other act or omission of a third party which was beyond the reasonable control of the Contractor (for the avoidance of doubt such third parties do not include the Contractor’s sub-Contractors,).

Terms defined in the Agreement shall bear the same meanings in this Memorandum of Agreement, unless otherwise stated, or the context otherwise requires.

| ______________________________ Signature on behalf of the Contractor Name Title Date | ______________________________ Signature on behalf of the NICE Name Title Date |
| --- | --- |

Regular users are defined as an individual creating a User Account and using the service at least once within a 12-month period.