Link Resolver and Knowledge Base Service

Terms and Conditions

Final

(Document 06 of 06 of the Invitation to Tender Pack)

Contents

1.	Contents	1

2.	Basic Details	4

3.	Definitions	5

3.1.	Interpretations	5

4.	Agreement	13

5.	Term	14

6.	Obligations of the Contractor	14

6.1.	The  Services	14

6.2.	Sub-Contractors	15

6.3.	Instructions	15

6.4.	Financial Control	15

6.5.	Communication	15

6.6.	Laws and Regulation	15

7.	Obligations of the Authority	16

7.1.	Monitoring	16

8.	Timetable and Milestones	16

9.	Transition	16

9.1.	Transition at Commencement	16

9.2.	Transition at Expiry or Termination	17

9.2.5.	Skills Transfer	17

10.	Acceptance	18

10.1.	Acceptance process	18

10.2.	Acceptance Tests	18

10.3.	Failure to gain acceptance	18

10.3.1.	Failure to meet Planned Acceptance Date(s)	18

10.3.2.	Failure to meet Acceptance Completion Date	19

11.	Delays	20

12.	Extension of time	21

13.	Liquidated Damages and Service Credit Liability	21

13.1.	Liquidated Damages	21

13.1.2.	Liquidated Damages Period	22

13.2.	Service Credits	23

13.2.7.	Service Credits KPI 005	23

13.2.8.	Rights to Termination	24

14.	Liability, Indemnity and Insurance	24

15.	Insurance	25

16.	Limitation of Liability	25

17.	Contractor's Warranty	26

18.	Intellectual Property Rights	26

19.	Standards	26

20.	Viruses	26

21.	Payment and VAT	27

22.	Monitoring and Reporting	28

23.	Intellectual Property and Copyright	29

23.2.	Authority’s IPR	30

23.3.	Contractor’s IPR	30

23.4.	Authority’s Licence	30

23.5.	Contractor Software	30

23.5.1.	Licence	30

24.	Confidentiality	30

25.	Data Protection	32

26.	Data security	33

27.	Staff and Resources	34

28.	Termination	35

28.2.	Breach	35

28.3.	Repeat of Breach	35

28.4.	Insolvency	35

28.5.	Change of Management Control	35

28.6.	Unsatisfactory Evaluation of the Services	35

28.8.	Consequences of Termination	36

29.	Force Majeure	36

30.	Dispute Resolution Procedure	37

30.1.	Application	37

30.2.	Management Referral	37

30.3.	Mediation	38

30.4.	Litigation	38

31.	Agreement Change or Variation	39

32.	Procurement Transparency	39

33.	Gifts and Payments of Commission	40

34.	Transfer of Undertakings (Protection of Employment) TUPE	40

35.	Information Security Addendum	41

36.	Miscellaneous	41

36.2.	Assignment	41

36.3.	Waiver	42

36.4.	Public Reputation of the Parties	42

36.5.	Whole Agreement	42

36.6.	Governing Law	42

37.	Agreement Signatures	43

ANNEX 1	43

The Services Specification	43

Annex 2:	61

Service Levels Agreements and Key Performance Indicators	61

2.1 Service Levels and Key Performance Indicators	63

2.2	Monthly Reporting	71

2.3	Quarterly Reporting	71

ANNEX 3	72

Milestones	72

ANNEX 4	74

Payment Schedule	74

ANNEX 5	76

5.1	Implementation and Transition	76

5.3	Mobilization	78

5.4	Phase Deliverable Definitions and Acceptance Criteria	79

5.5	Authority’s Obligations	79

5.6	Implementation Key Personnel and Communication	79

5.7	Liquidated Damages	80

ANNEX 6	81

Sub-contractors	81

ANNEX 7	81

Contractors and Third Party Hardware and Software	81

ANNEX 8	82

Security Requirements	82

Security and DPA Requirements	82

ANNEX 9	83

Variation to Agreement	83

Milestones	83

Basic Details

| 2.1 | NAME AND ADDRESS OF CONTRACTOR (including Company Registration Number if relevant) | Wolters Kluwer Health (Medical Research) Ltd 41st Floor, Citi Building, 25 Canada Square, London, E14 5LQ |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 2.2 | DESCRIPTION OF CONTRACTOR | global information services and publishing company |  |  |  |  |
| 2.3 | DESCRIPTION OF SERVICES | Link Resolver and Knowledge Base |  |  |  |  |
| 2.4 | NICE BUDGET HOLDER | Marion Spring |  |  |  |  |
| 2.5 | NICE COMMISSIONING MANAGER | Carrie Thomson |  |  |  |  |
| 2.6 | NOMINATED MANAGER OF CONTRACTOR | James Kenney |  |  |  |  |
| 2.7 | CONTRACTOR AUTHORISED SIGNATORY |  |  |  |  |  |
| 2.8 | DATE AGREEMENT SIGNED | D | M |  | Y |
| 2.9 | DATE AGREEMENT COMES INTO EFFECT (IF DIFFERENT FROM ABOVE) | 03 | 04 |  | 2017 |
| 2.10 | DATE AGREEMENT ENDS (IF FIXED DATE) | 30 | 09 |  | 2019 |
| 2.11 | AGREEMENT NUMBER |  |  |  |  |  |
| 2.12 | NICE BUDGET CODE |  |  |  |  |  |

It is agreed as follows:

Definitions

Interpretations

| Acceptance Criteria | Means the criteria on which the product will be tested for acceptance as detailed in Annex 5. |
| --- | --- |
| Acceptance Date | means the date upon which acceptance criteria for the implementation of the Services as specified in Annex 5 has been accepted by the Authority as further described in 10.1.1. |
| Acceptance Completion Date | means any date, contained in Annex 5 by which the Contractor undertakes to have met acceptance criteria for the implementation of the Services; |
| Acceptance Test | means a test or sequence of tests specified in Annex 5 to be performed in order to establish, by compliance with acceptance criteria, that the Services conform to the Obligations of the Contractor; |
| Additional Services | Any service agreed by both Parties, in writing that does not form part of this agreement and any Annex. Additional Service must be agreed as defined in Annex 9, Variation to Agreement; |
| Administration Website | A web based administration interface, provided as part of The Service for Administrators to manage their Organisations and Holdings. |
| Administrator | Individual with responsibility for managing Organisations and Holdings through the Administration Website. An Administrator may be responsible for one or multiple Organisations. |
| Administrator Account | Dedicated user account through which an Administrator manages one or more Organisations. |
| Agreement | means this agreement concluded between the Authority and the Contractor including: (a) the clauses contained herein; (b) the Annexes attached hereto; (c) such variations in writing as shall be agreed by the Authority and the Contractor according to the provisions of clause 31 (Variations to the Agreement); |
| Agreement Change | Any change or variation to this agreement subject to clause 31 and as detailed in any Annex 9 agreed by both parties throughout the term of this agreement. |
| Agreement Charge or Agreement Price | The agreed fee for the services under this Agreement as defined in Annex 4 or any amended fee as defined in any Variation to Agreement Annex 9; |
| AIMS | Access and Identity Management Service; |
| Annexes | All Annexes to the Agreement, which are: Annex 1 – The Services Specification; Annex 2 – Service Level Agreement and Key Performance Indicators; Annex 3 – Milestones; Annex 4 – Payment Schedule; Annex 5 – Implementation and Transition, Acceptance Testing and Acceptance Charge; Annex 6 - Sub-contractors; Annex 7 – Contractors and Third Party Hardware and Software; Annex 8 – Security Requirements; Annex 9 – Variation to Agreement; |
| API | Access and Identity Management Service. The identity provider and access management federation service procured by NICE on behalf of the NHS, currently OpenAthens. AIMS provides Authentication and organisational membership services for Users to access Licensed Materials purchased on behalf of the NHS in England. AIMS is also an identity federation used by Content Providers to provide federated log in to Users who have signed into HDAS. |
| Authentication | Process of verifying that the User attempting to access online Licensed Materials is who they claim to be. |
| Authority | National Institute for Health and Care Excellence (NICE) |
| Authority Personal Data | any personal data supplied by the Authority, or data for which the Authority is the Data Controller; |
| Background IPR | Means any Intellectual Property owned by either Party prior to the commencement of this Agreement; |
| Citation | Reference to a Full Text Article within the Knowledge Base. |
| Citation Link Resolver | Takes Citations and returns redirectable URLs that can be used with the URL Redirection Service. |
| Collection | A selected group of Content. |
| Commissioning Manager | the person appointed by the Authority to manage this Agreement |
| Confidential Information | means information, data and material of any nature which either Party may receive or obtain in connection with the operation of the Agreement and: (a) which comprises Personal Data or Sensitive Personal Data (as both terms are defined in the Data Protection Act 1998) or which relates to any patient of the Authority or his or her treatment or medical history; (b) the release of which is likely to prejudice the commercial interests of the Authority or (as the case may be) any Beneficiary or the Contractor respectively; or (c) which is a trade secret. |
| Consortium | An association of Organisations which an Administrator can edit in the Administration Website. Consortia of multiple Organisations can be defined by geographical or non-geographical boundaries and/or by defined other criteria. |
| Content | Resources, such as journals, bibliographic databases and eBooks, appropriate for staff working in health and social care settings, published by Content Providers examples of which are detailed in Appendix 1. This includes Licensed Materials and Open Access Content and refers to both online and print resources. |
| Content Provider | A provider of Content to the NHS, examples of which are detailed in Appendix 1. These include publishers and aggregators of Content. |
| Contractor | the organisation in 2.1 or any partner, employee, agent, sub-contractor or other lawful representative of the organisation in 2.1. Provider of the contracted Link Resolver and Knowledge Base Service. |
| Contractor Premises | means any Contractor's building or location where facilities are installed for the purposes of providing the Services. |
| Contractor Software | means the Software which is listed as such in Annex 7 to be supplied by the Contractor for use in the provision of the Services whether such Software is owned by the Contractor or by a third party; |
| Contractual Date | Any date as defined in this Agreement or the Annexes or in writing by both parties subject to this Agreement; |
| Credit | A sum of money owed by either party to the other; |
| Credit Note | A credit to be issued to the Authority for any payment invoiced by the Contractor that: - should not have been charged; - in error of any invoice charge; - any chargeable Service Credit charge; - any chargeable Liquidated Damage charge; |
| Obligations of the Contractor | means the statements contained in clause 6 and Annex 1, 2, 3 and 5 which specify: (a) Services that the Contractor undertakes to provide and the functions and performance that such Services shall meet in all material respects; and (b) operational responsibilities in respect of such Services as the Contractor undertakes; (c) implementation responsibilities in respect of such Services as the Contractor undertakes; and (d) Service Levels in accordance with which the Contractor undertakes to perform the Services. |
| Data | means all information stored in the holdings, administrator database, including but not limited to; titles; names; full postal addresses; entity; organisation name and type; email addresses; telephone numbers; role, position and job type; access and activation status; eligibility status expiry dates; acceptance and approval terms and conditions (DPA). |
| Data Controller | as defined in the Data Protection Act 1998 (as amended) and shall be the Authority; |
| Data Processor | as defined in the Data Protection Act 1998 (as amended) and shall be the Contractor; |
| Data Protection Act (DPA) | Data Protection Act 1998. |
| Deed of Novation | means an Agreement between all parties which novates all contractual responsibilities of the Authority to another organisation not party to the this Agreement and that organisation shall be wholly responsible for the Agreement and the Authority released of any responsibility under the Agreement from the effective date of the Deed of Novation; |
| Default | means any breach of the obligations of either party, (including but not limited to fundamental breach or breach of a fundamental term), or any default, act, omission, negligence or statement of either party, its employees, agents or sub-contractors in connection with or in relation to the subject matter of the Agreement and in respect of which such party is liable to the other hereunder; |
| Deliverable | Any of the services as defined in the Service Specification, Service Level Agreement, Milestones, Implementation and Transition and any agreed Variation to Agreement Annexes; |
| Deposited Software | the Software Source Code of which is to be placed in escrow, as listed in Annex 7 at the request of the Authority; |
| Documentation | means such manuals, reports, drawings, specifications, training materials, use policies, plans and other documents, in each case relating to the Services (or any part of the Services), that are developed by the Contractor or any sub-contractor for the Authority and/ or which are jointly developed by the Contractor or any sub-contractor with the Authority; |
| Eligibility Criteria | Criteria agreed with Content Providers of nationally procured Content describing who is entitled to access that Content. The current Eligibility Criteria are set out at: https://www.nice.org.uk/about/what-we-do/evidence-services/journals-and-databases/openathens/openathens-eligibility. |
| Exception | means a Service failure or the failure to achieve any Service Level or resolve any failure as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet that has exceptional circumstances for that failure that the Contractor considers out of its control or where the Contactor is using its best endeavours to resolve but is unachievable within the Service Level for exceptional reasons. |
| Exit Management | the obligations and rights of the respective Parties pertaining to managing a smooth transition from the provision of the Services by the Contractor to the provision of replacement services by the Authority or any replacement contractor; |
| Exit Plan | means the detailed plan to be specified 6 months prior to the Agreement end or termination date, to ensure a smooth transition from the provision of the Services by the Contractor to the provision of replacement services by the Authority or any replacement contractor; |
| Failure Level | means the point at which or the percentage of which a Service Level is not achieved as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet. |
| Force Majeure | means one or more of the following to the extent that it is not attributable to the Contractor or the Contractor’s staff: war, civil war (whether declared or undeclared), riot or armed conflict; radioactive, chemical or biological contamination; pressure waves caused by aircraft or other aerial devices travelling at sonic or supersonic speed; acts of terrorism; explosion; fire; flood; extraordinarily severe weather conditions which are both unforeseen and for which precautions are not customarily taken by prudent business organisations so as to avoid or mitigate the impact thereof; industrial action which affects the provision of the Deliverable(s), but which is not confined to the workforce of the Contractor or is site specific; pestilence; the actions of governmental authorities to the extent that such actions are implemented either pursuant to emergency powers or otherwise outside the usual course of governmental business; or Act of God, or other event which is beyond the reasonable control of the Party in question and could not have been avoided or mitigated by the exercise of all reasonable care by that Party and further provided that such event materially affects the ability of the Party seeking to rely upon it to perform its obligations under the Agreement; |
| Full Text Article | The lowest level of granularity of Content made available by the Content Provider. |
| HDAS | Healthcare Databases Advanced Search. A federated search service for the NHS which allows Users to simultaneously search multiple bibliographic databases in the Licensed Materials through a single search interface. HDAS is provided by NICE. |
| Holdings | An Organisations’ Licensed Materials purchased at a national, consortia or local level, Open Access Content and local print journal holdings. This does not include print books. |
| Implementation | means the implementation and delivery of any service as detailed in Annex 5; |
| Implementation Charge | means the portion of the fee chargeable by the contractor to the Authority for the implementation of any deliverable or service as defined in Annex 5; |
| Implementation Liquidated Damages | means a sum of money specified in clause 13 and Annex 5 - 5.7, for each day of delay or until the service is implemented or the Contract is terminated, whichever is sooner. |
| Intellectual Property Rights (IPR) | means patents, trademarks, service marks, domain names, registered designs, utility models, applications for and the right to make applications for any of such rights, inventions, know-how, unregistered trademarks and service marks, trade and business names, including rights in any get-up or trade dress, copyrights (including rights in computer software), unregistered design rights and other rights in designs and copyright in databases; the sui generis right for the maker of a database to prevent extraction or re-utilisation or both of the whole or a substantial part of the content of that database, as described in the Copyright and Rights in Databases Regulations 1997 (S.I. 1997 No. 3032); and rights of the same or similar effect or nature as or to those in paragraphs above |
| KBART | Knowledge Base and Related Tools-compliant file. Standard format for Metadata files used for sharing bibliographic and other information on Holdings. |
| Key Performance Indicator (KPI) | means the metrics used to quantify the performance of the Contractor and monitor adherence to the Service Level Agreement as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet; |
| Knowledge Base | Store of Metadata relating to the Content available for selection by Organisations. |
| Licensed Materials | Electronic journals and books, bibliographic and full text databases and other content and resources licensed for use by Users. |
| Link Resolver | The system which resolves links and directs Users to Full Text Articles via HDAS. This includes the Citation Link Resolver and URL Redirection Services. |
| Liquidated Damages | means the charges payable under clause 13 and Annex 5 - 5.7 |
| Liquidated Damages Period | means the period of time that the Liquidated Damages apply as defined in clause 13 and Annex 5 - 5.7 |
| Location | means any premises of the Authority; |
| MARC records | MAchine-Readable Cataloging Records use the format standards for the representation and communication of bibliographic and related information in machine-readable form. |
| Metadata | Data (information) that provides information about other data. |
| Milestone | the Milestones as set out in Annex 3 and 5. |
| N3 Network | The national NHS broadband network connecting all NHS locations. |
| National Administrator | Administrator based at NICE who has access to all Content, Organisations and Administrator Accounts, and who can define system policies. |
| NICE | the National Institute for Health and Care Excellence of 1st Floor, 10 Spring Gardens, London, SW1A 2BU |
| Open Access Content | Full text Content made freely available to end users without the need for a subscription. |
| Organisation | A set of Users to which Content Providers grant access to their Content. Organisations may be associated with single or multiple institutions, and one or more Consortia. |
| Party | The Authority and the Contractor, as detailed in 2.1. |
| Personal Data | means data as defined by the Data Protection Act 1998 which relates to a living individual who can be identified from such data, and/or from such data and other information which is in the possession of, or is likely to come into the possession of the Contractor and includes any expression of opinion about an individual and any indication of the intentions of the Contractor in respect of an individual; |
| Planned Acceptance Date | means the Milestone date by which it is planned that the Contractor shall have met such criteria, as detailed in Annex 3 and 5; |
| Premises | means any location or premises of the Contractor where the Services are delivered; |
| Priority Level | means the Priority of a failure of a Service Level as defined in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet; |
| SAML | Security Assertion Markup Language. XML-based open standard for exchanging Authentication and authorisation data between identity providers and the Contractor. |
| Scheduled Downtime | A period of time planned and agreed in advance, during which The Service will be unavailable to Users in order to enable the Contractor to perform essential maintenance on The Service. |
| Security Requirements | the requirements for security as set out in Annex 8; |
| Sensitive Personal Data | as defined in the Data Protection Act 1998; |
| Services | The ODS Link Resolver service that is in place following the outcome of this procurement process. The Services detailed in Annex 1, Annex 2 and Annex 3 |
| Service Continuity Damages | means a sum of money specified in clause 13 and Annex 5 - 5.7, for any delay over the specified timetable contained in Annex 5; |
| Service Credit | means a credit applicable to the quarterly service charge that results from the failure of the AIMS as detailed in clause 13.2, Annex 2 and 2.1 |
| Service Level Agreement | means the agreement in Annex 2 that records the common understanding about services and responsibilities. |
| Service Levels | means the standards of service or service objectives which the Contractor is required to achieve in the performance of Services details of which are contained in Annex 2_Service Level Agreement, Key Performance Indicators (KPI) and Reporting excel spreadsheet; |
| Software | means any Contractor or Third Party Software or any of them, listed as such in Annex 7; |
| Source Code | software in eye-readable form and in such form that it can be compiled or interpreted into equivalent object code together with all technical information and documentation necessary for the use, reproduction, modification, enhancement and support of such software without recourse to any other document, materials or person; |
| Specification | the services detailed in Annex 1 |
| Termination Consideration Date | means any date as defined in Annex 5 where the Authority may exercise its rights to terminate the contact. |
| Test Criteria | The criteria on which the Acceptance Testing will be measured as set out in Annex 5 |
| Testing | any testing to be carried out under this Agreement as further described in Annex 5 |
| Testing Procedure | the procedure for carrying out Tests for the Service Deliverables detailed in Annex 5 |
| Test | any test set out in the Testing Procedure, any Additional Services Implementation Tests, and any other tests agreed throughout the Agreement term; |
| Third Party Content | the information and other content used for the Services, owned by a third party and sourced and supplied by the Contractor, as listed in Annex 7; |
| Third Party Losses | any losses, costs, expenses, charges, damages or other liabilities incurred by the Authority: (a) in connection with the Authority putting in place alternative arrangements for users of the Services to access content, where Services Users are unable to access content by using the Services as a result of any breach of this Agreement by the Contractor; and/or (b) in connection with any claims, proceedings, suits or actions brought against the Authority by any third party (including, without limitation, a user of the Services, or a supplier of content for the Services) which arise out of, or in respect of, or in connection with, any breach of this Agreement by the Contractor; |
| Third Party Software | software, the IPR in which are: (a) owned by a third party (other than any of the Contractor's affiliates); and (b) used by the Contractor to provide the Services, listed in Annex 7 |
| Transition | means a deliverable(s) required to achieve the transfer of responsibility for the provision of Services between parties with the minimum disruption to processing the Authority’s workload, whether at the commencement of the Services (the assumption of responsibility by the Contractor for the provision of the Services) or on discontinuance of Services by the Authority (transfer of responsibility between the Contractor and the Authority or its third-party contractor); |
| Transition Plan | means any agreed plan between the parties where any Deliverables and Contractual Dates are required to achieve any transition of the services; |
| TUPE | means the Transfer of Undertakings (Protection of Employment) Regulations 2006 and any subsequent amendment or statute replacing such regulations as it may apply to the Agreement; |
| UK government Transparency Agenda | Procurement Transparency as detailed at https://www.gov.uk/government/policies/government-transparency-and-accountability |
| Unique Identifier | Unique Organisation identifier assigned by AIMS. |
| URL Redirection Service | Takes the redirectable URLs returned from the Citation Link Resolver and redirects the User directly to the Full Text Article. |
| User | Authorised user who meet the Eligibility Criteria to access Content available within the Knowledge Base. |
| WAYF | A WAYFless URL, which is specific to an Organisation with associated Users and to a web based service or resource, enables a User from that Organisation to gain federated access to the service or resource in a way that bypasses the ‘Where Are You From’ (WAYF) or discovery service step. |
| Virus | means any Software intended to corrupt, destroy or otherwise damage or interfere with the use of Software or other Software or data owned by or under the control of the Authority whether such Software is introduced wilfully or negligently. |

Agreement

In consideration of the Authority making certain payments to the Contractor, the Contractor has agreed to provide the Services to the Authority on the terms and conditions of this Agreement and the specification of requirements as detailed in Annex 1.

The payments for the Services are fixed and no further payments shall be made by the Authority as defined in Annex 4, unless varied under clause 31, Annex 9 Variation to Agreement and agreed by both parties.

Term

This agreement shall commence on the date shown in 2.9 and shall continue until the expiry date as shown in 2.10 unless terminated earlier under clause 28.

This Agreement may be extended on mutual agreement by both parties for a maximum of 2 x 12 month periods.

The provision of the Implementation Services shall commence on the date this agreement commences, as shown in 2.9. The Implementation period shall be completed no later than the 30th September 2017.

Subject to 5.3, the provision of the Live Services shall commence on the 1st October 2017. Where delays have occurred subject to clause 11 (Delays), 12 (Extension of time) and 13 (Liquidated Damages and Service Credit Liability) then the Live Services shall commence on the day following the Acceptance Completion Date of the Services as detailed in Annex 5.

Except for those clauses 6.1.6 (the Services) 9.2, (Transition on Expiry or Termination), 14 (Liability, Indemnity and Insurance, 23 (Intellectual Property), 24 (Confidentiality), 25 and Annex 8 (Data Protection) and which shall continue after this Agreement terminates, this Agreement shall begin on the date set out in clauses 2.9 and end on the date set out in clause 2.10.  If there is no date in clause 2.10 then this Agreement shall continue until the Services are completed to the satisfaction of the Authority or such other time as shall be notified by the Authority to the Contractor.

Obligations of the Contractor

The  Services

The Contractor shall carry out the Services in accordance with Annex 1 and to a quality acceptable to the Authority as per Annex 2, Service Level Agreement and Key Performance Indicators.

The Contractor shall invoice the Authority quarterly, in arrears, and in accordance with clause 21.2, 21.3, and 21.4.

No material changes to the API Services shall be permitted without the written consent of the Commissioning Manager. The Contractor shall notify the Authority 30 days in advance of any material changes to the Services..

The Contractor shall achieve the milestones set out in Annex 3 ("the Milestones").

If any dispute is resolved so that monies are due from the Contractor to the Authority such monies shall be repaid forthwith.

The Contractor warrants to the Authority that it shall not use the Authorities Intellectual Property for any other purpose than for performing the Services described in this Agreement.

Sub-Contractors

The Contractor shall ensure that any sub-contractors it uses adhere to the obligations of this Agreement as if the sub-contractors were the Contractor.

A list of sub-contractors approved by the Authority at the date of signature of the Agreement is contained in Annex 6.

Notwithstanding any sub-contracting permitted hereunder, the Contractor shall remain responsible for the acts and omissions of its sub-contractors as though they were its own.

Contracts between the Contractor and any approved sub-contractors shall contain terms, conditions and obligations as may be necessary to enable the Contractor to meet all its obligations to the Authority under this Agreement.

Instructions

The Contractor shall comply with the reasonable instructions of the Commissioning Manager which are consistent with the terms and objectives of the Agreement and, if the Contractor is working in the Authority’s premises, with the office rules of the Authority.

Financial Control

The Contractor shall keep accurate books and accounts in respect of the Services and, if requested in writing by the Authority, shall (at its own expense) have them certified by a professional firm of auditors.

The Contractor shall permit the Authority to inspect and take copies (at the Authority's expense) of any financial information or records the Authority requires which relate to this Agreement.

Communication

The Contractor shall ensure that all communications with the Authority concerning the Services shall only be between the nominated representatives of both Parties, that is, the Authority’s Commissioning Manager who shall be the manager nominated by the Authority from its own staff, or such other person as the Authority shall nominate in writing and the nominated manager of the Contractor.

Laws and Regulation

The Contractor shall adhere to all laws and regulations relating to the provision of the Services.

The Contractor shall comply in all material respects with applicable environmental laws and regulations in force from time to time in relation to the Services.  Where the provisions of any such legislation are implemented by the use of voluntary agreements or codes of practice, the Contractor shall comply with such agreements or codes of practices as if they were incorporated into English law subject to those voluntary agreements being cited in tender documentation.

While at the Location, the Contractor shall comply, and shall ensure that its employees comply with, the requirements of relevant Health and Safety and other relevant legislation, including regulations and codes of practice issued there under, and with the Authority’s and any Beneficiary’s own policies and procedures.

The Contractor shall at all times maintain a specific Health and Safety at Work policy relating to the employment of his own staff whilst carrying out their duties in relation to the Agreement on the Authority’s or any Beneficiary’s premises. The Contractor shall ensure the co-operation of its employees in all prevention measures designed against fire, or any other hazards, and shall notify the Authority of any change in the Contractor's working practices or other occurrences likely to increase such risks or to cause new hazards.

Obligations of the Authority

Monitoring

The Authority shall monitor the provision of the Services at its discretion.  To assist in this, the Contractor shall provide such written reports as the Authority shall reasonably request.

The Authority shall use its best endeavours to meets its obligations under this agreement and those specified in Annex 5.

Timetable and Milestones

The Contractor shall implement the Services according to the timetable contained in Annex 1, 3 and 5.

The timetable shall contain planned dates for major events in the implementation of the Services including:

a Planned Acceptance Date for the Services; and

an Acceptance Completion Date in respect of the Services, which if no such date is specified in Annex 5, shall be thirty (30) days after the Planned Acceptance Date. The Acceptance Completion Date for Services shall be a Contractual Date.

Delay or failure by the Contractor to meet any Contractual Date contained in the timetable specified shall be subject to the provisions of clause 11 (Delays), 12, (Extension of Time), 13 (Liquidated Damages and Service Credit Liability), and 14, (Liability, Indemnity and Insurance).

Transition

Transition at Commencement

At commencement of this Agreement the Contractor shall co-operate in the development and implementation of the services under arrangements notified by the Authority.

Within any period specified in Annex 5 for such purpose or if no such period is stated in Annex 5 within thirty (30) days of the date of commencement of the Agreement, the Contractor shall prepare a detailed plan for the completion of Transition incorporating the timetable dates contained in Annex 5 and obtain agreement to such plan by the Authority, such agreement not to be unreasonably withheld or delayed.

Within any period specified in Annex 5 for such purpose or if no such period is stated in Annex 5 within thirty (30) days of the date of commencement of the Agreement, the Contractor and the Authority shall prepare a detailed Acceptance Criteria for the completion of Testing and Transition incorporating the timetable dates contained in Annex 5 and obtain agreement to such plan by the Authority, such agreement not to be unreasonably withheld or delayed.

The Transition shall include a period of trial operation. Any Service Levels to be achieved during such period shall be specified in Annex 5. The duration of such period of trial operation shall be specified in the Transition Plan and may end, as specified therein, on or after acceptance of the Services (as specified in Annex 5).

Transition at Expiry or Termination

At expiration or termination of this Agreement the Contractor shall reasonably co-operate in the transfer, to the new service provider under arrangements notified by the Authority in a written Exit Plan to be agreed 6 months prior to the end of this Agreement or on notification of termination.

Transfer of responsibility for facilities made available to the Contractor shall be the subject of a mutually agreed inventory between the interested parties at the time of transfer. The transfer shall be arranged between the Authority and the Contractor so as to reasonably reduce any interruption of the Services.

At expiration or termination of the Agreement the Contractor shall, subject to clause 23, hand-over all files, records, documents, plans, drawings, data and / or databases etc., how so ever generated under this Agreement, to the Authority or person or persons designated by the Authority, an inventory of such to be detailed in a written Exit Plan.

The Contractor shall be responsible for ensuring that any computerised filing, recording, documenting, planning and drawing software systems utilised under this Agreement is transferred free of any charges to the Contractor or person or persons designated by the Contractor to facilitate a smooth hand-over of work at expiration or termination of the Agreement.

Skills Transfer

The Contractor shall arrange for the transfer of skills to be undertaken at the request of the Authority and to the specification agreed between the Authority, Contractor and appropriate third parties, in a written Exit Plan.

Acceptance

Acceptance process

The Services shall be required to meet the acceptance criteria specified in Annex 5 before being accepted by the Authority. The Authority shall notify the Contractor in writing of acceptance, such notification not to be unreasonably withheld or delayed, with the date on which such criteria were met in all material respects. Such date shall be the Acceptance Date in respect of the Services. Acceptance of the Services may be completed in stages as indicated in Annex 5.

The Authority shall conduct Acceptance Tests and other acceptance procedures and the respective responsibilities of the parties in the performance of such tests and procedures shall be as specified in Annex 5.

In any event the acceptance date shall be deemed to have occurred:

On the date which the Authority uses the Services for reasons other than testing; or

10 days after completion of the acceptance tests if the Authority fails to issue a certificate of Acceptance or non-acceptance within such period.

Acceptance Tests

Following implementation of the Services in accordance with the timetable contained in Annex 5, the Contractor shall prepare for Acceptance Tests and notify the Authority when ready. On being so notified, the Authority shall conduct the relevant Acceptance Tests by the appropriate planned Acceptance Date and if the relevant acceptance criteria specified in Annex 5 are met in all material respects, the Authority shall notify the Contractor of acceptance.

If Acceptance Tests show that the Services do not meet the relevant acceptance criteria specified in Annex 5 in any material respect, the Authority shall notify the Contractor of such failure without undue delay. The Contractor shall thereupon undertake all necessary steps to rectify such failure at no additional cost to the Authority and re-submit the Services for re-testing. If the relevant acceptance criteria are met in all material respects, the Authority shall notify the Contractor of acceptance.

Failure to gain acceptance

Failure to meet Planned Acceptance Date(s)

If the Services have failed to meet the required acceptance criteria specified in Annex 5 in any material respect by the Planned Acceptance Date(s) specified in relation to them, unless the provisions of clause 12.3 or 12.5 (Extension of Time) apply, without prejudice to any other remedies available to the Authority, it shall be entitled in respect of and as appropriate to such failure, to:

grant further periods of time during which the Contractor shall be required to submit or re-submit the Services to the relevant Acceptance Tests in accordance with clause 10.2.2, 12.1 and 12.2 as applicable; or

accept such Services and pay such amended Implementation Charge, if any, and / or apply such amended Agreement Charges as shall be agreed upon and the resulting changes to the Agreement shall be treated as amendments in accordance with clause 31 and subject to Annex 9;

If the Services have failed to meet the required acceptance criteria specified in Annex 5 in any material respect by the Planned Acceptance Date specified in relation to them, a grant of additional time under the provisions of clause 10.2.2, 12.1 or clause 12.2 shall not imply any change in the timetable in Annex 5 or be interpreted to mean that any subsequent Planned Acceptance Date or Acceptance Completion Date have been or shall be changed.

Failure to meet Acceptance Completion Date

If the Services have failed to meet the required acceptance criteria specified in Annex 5 in any material respect by the Acceptance Completion Date specified in relation to them, unless the provisions of clause 12.4 or 12.5 (Extension of Time) apply, shall be deemed to be in default, thereon, without prejudice to any other remedies available to the Authority, it shall be entitled in respect of and as appropriate to such failure, to:

grant further periods of time during which the Contractor shall be required to submit or re-submit the Services to the relevant Acceptance Tests in accordance with clause 10.2.2, 12.1 and 12.2 as applicable; or

accept such Services and pay such amended Implementation Charge, if any, and / or apply such amended Agreement Charges as shall be agreed upon and the resulting changes to the Agreement shall be treated as amendments in accordance with clause 31 and subject to Annex 9; or

terminate the Agreement.

If the Authority grants a further period of time under the provisions of clause 12.1 and the Contractor has failed to meet the relevant acceptance criteria before expiry of such period, the Authority shall be entitled, at that time, to exercise any of remedies to which it is entitled under clause 13.1.

If the Contractor's failure to meet the Acceptance Completion Date is due to a delay by the Authority, the provisions of clause 12.4 (extension of time) shall apply and the Acceptance Completion Date may be rescheduled as an amendment to the Agreement in accordance with clause 31. The Contractor shall not be liable for any Liquidated Damages where delay is by the Authority.

In the event that, subject to clause 12.5 and clause 29 (Force Majeure), the Acceptance Tests in respect of the Services have not commenced by the Acceptance Completion Date, unless the provisions of clause 12.1 (extension of time) apply, any payment, which would have become due on successful completion of such Acceptance Tests shall become due. Such payment shall not be construed as acceptance by the Authority of the Services and, notwithstanding such payment, the provisions of clause 10.3 shall remain applicable and in the event of any subsequent failure of the Services to meet the required acceptance criteria such sums shall be repaid to the Authority forthwith.

In the event that, subject to clause 12.5 and clause 29 (Force Majeure), the Acceptance Tests in respect of the Services have not commenced by the Acceptance Completion Date, unless the provisions of clause 12.1 (Extension of Time) apply, any damages payment under clause 13.1 (Liquidated Damages), which would have become due on failure of completion of such Acceptance Tests shall be delayed by:

an reasonable extension of time to the Authority or;

by an equivalent period of extension time.

Any acceptance of delay(s) in damages payments, subject to clause 13.1, by the Authority shall not be construed as a waiver by the Authority of the damages payable, and in the event of any subsequent failure of the Services to meet the required acceptance criteria such damages payments detailed in clause 13 shall remain applicable.

Delays

The provisions of clause 11.1 or 11.2 shall apply to delay by the Contractor in meeting any Contractual Dates, notwithstanding the previous application of such provisions to delay or failure by the Contractor to meet any other Contractual Dates.

The Authority acknowledges that the Contractor's ability to meet its obligations under the Agreement according to the timetable in Annex 5 may depend on the Authority likewise meeting its obligations, including those specified in Annex 5. Each such obligation together with the latest date by which the Authority ought to have met those without potentially risking the Contractor to be delayed in meeting its obligations are expressly identified in Annex 5 as the Authority’s obligations.  The Authority shall not bear any liability to the Contractor in respect of any failure to meet its obligations but, to the extent that the Contractor is prevented from fulfilling any of its obligations as a direct result of an Authority delay.

Consequently, insofar as the Contractor is prevented from fulfilling any of its obligations as a direct result of a delay by the Authority, it shall not be liable to the Authority for such failure and shall be entitled to an extension of time and recovery of additional costs under the provisions of clause 12.4.

Extension of time

If the performance of the Agreement by the Contractor be delayed by reason of Default by the Contractor or by its employees or agents or by other Contractors of the Contractor, the Authority shall be entitled to grant a reasonable extension of time at no additional cost to the Authority, subject to clause 13.1 and Annex 5,.

Should an extension of time, post the Acceptance Completion Date, be granted under clause 12.1, the contractor shall be liable to pay the Authority, as Liquidated Damages, a sum of money subject to clause 13.1 and specified in Annex 5 for each day of delay up to the expiry date of the extension of time that may be granted under 12.1.

Subject to 12.1, 12.2 and 13.1, any extension of time granted by the Authority shall be in 30 day periods or less, as defined in Annex 5. The Contractor agrees that any such extension period granted by the Authority shall be a maximum period of extension and that the Contractor shall continue to meet its obligations under clause 10 (Acceptance) and that time shall be of the essence.

Subject to Clause 11.2, if the performance of the Agreement by the Contractor be delayed by reason of Default by the Authority or by its employees or agents or by other Contractors of the Authority, the Contractor shall be entitled to a reasonable extension of time and to any reasonable additional costs which it can show were directly incurred as a result of the delay, to be agreed by the Authority in writing without undue delay.

If the performance of the Agreement by either party be delayed by reason of any event of force majeure (as defined in clause 29), both parties shall be entitled to a reasonable extension of time provided that the party so delayed notifies the other party in writing without undue delay. Neither party shall be entitled to any additional costs incurred as a result of such delay.

Liquidated Damages and Service Credit Liability

Liquidated Damages

Subject to 11 (Delays) and 12 (Extension of Time), if the Contractor fails to meet any Acceptance Completion Date specified in the timetable contained in Annex 5, by reason of Default by the Contractor or by its employees or agents or by other Contractors of the Contractor, the Contractor shall be liable to pay to the Authority, the Liquidated Damages:

Service Continuity Damages, as a sum of money specified in Annex 5 - 5.7, for any delay over the specified timetable contained in Annex 5; and

Implementation Liquidated Damages, a sum of money specified in Annex 5 - 5.7, for each day of delay or until the service is implemented or the Contract is terminated, whichever is sooner.

Liquidated Damages Period

The Liquidated Damages Period, subject to clause11.2, 11.3, 12.4 and 12.5, shall commence on the first day after the Acceptance Completion Date and shall continue in 30 day (or less) extension periods to the maximum extension period granted by the Authority, as detailed in Annex 5 - 5.7.

Any payments due during the Liquidated Damages Period shall be in full and final settlement of the Contractor's liability for all such loss incurred by the Authority for any delays in the implementation of the service to the Termination Consideration Date (s) as defined in Annex 5 and Annex 5 - 5.7. If the cause of such delay has not been rectified, at the expiry of the extension period granted under 12.1 during which liquidated damages are payable as detailed in Annex 5 - 5.7, the Authority shall be entitled to:

during the Liquidated Damages Period, serve a notice on the Contractor placing the Contractor on notice that if, at the end of the extension period granted under 12.1, the delay is not remedied, at the sole discretion of the Authority a further Liquidated Damages Period shall commence as detailed in Annex 5 and Annex 5 - 5.7, or;

terminate this agreement with immediate effect

seek any remedy available to it for all losses, costs, damages or expenses incurred as a result of such delay after the end of the Liquidated Damages Period under 13.1.2.1 and 13.1.2.2;

Both parties acknowledge that any Liquidated Damages specified in Annex 5 - 5.7, represented as a sum of money relating to either the Service Continuity Charge and/or Implementation Liquidated Damages is a genuine pre-estimate of the loss likely to be suffered by the Authority in the event of delay and that the figures specified therein are reasonable.

Subject to 13.1, the Contractor agrees to pay the Authority within 30 days of receipt of the invoice to be issued by the Authority, the Service Continuity Damages as detailed in Annex 5 - 5.7.

Subject to 13.1, the Contractor agrees to pay the Authority within 30 days of receipt of the invoice to be issued monthly by the Authority, the Implementation Liquidated Damages as detailed in Annex 5 - 5.7. Invoices for the Implementation Liquidated Damages shall be issued to the Contractor from the Authority in week one (1) of each following month to which the Implementation Liquidated Damages are applicable.

Subject to 13.1, the Authority agrees that the maximum Liquidated Damages payable for the Implementation Liquidated Damages shall be 18% of the contract value. For the avoidance of doubt, the Service Continuity Damages shall not be included in the 18% maximum Implementation Liquidated Damages above. The Service Continuity Damage costs are fixed.

Service Credits

The Contractor agrees to pay Service Credits to the Authority in respect of any failure to achieve the Service Levels as detailed in Annex 2 and 2.1, and will be calculated in accordance with the provisions detailed in Annex 2 and 2.1. Any Service Credit payable in any quarter will be issued as a Credit Note, to the Authority.

Subject to 13.2.1 the Credit Note shall be sent to the address in 21.5 and detail:

The KPI (s) to which the Credit applies

The invoicing quarter to which the Credit applies

The overall total payable Service Credit for any quarter shall be the total sum calculated for each KPI 001, 002, 003, 004 and 005.

The Authority agrees that Service Credits shall be subject to a quarterly limit which is equivalent to 15% of the quarterly Agreement Charge.

The Contractor agrees to provide a detailed Key Performance Indicator report in the format required by the Authority to ensure Service Levels are met, and where any failure occurs, the Service Credits shall be calculated accordingly as detailed in Annex 2 and 2.1.

Where an Exception applies to any incident or Service Level, the Authority, at its discretion, may  (but shall not be obliged) to waive its rights in respect of any Service Credits referable to any Service Level which has not been achieved.

In regard to any Service Credit that the Contractor may incur, the Authority, at its discretion, may  (but shall not be obliged) to waive its rights in respect of any Service Credits referable to any Service Level which has not been achieved, under any circumstance.

Service Credits KPI 005

Where the Contractors performance reaches any Failure Level where a Service Credit applies for each Priority Level 2 and 3, the payable Service Credits shall be a total calculation of each failure in all Priority Levels.

The Authority agrees that where the total number of incidents in each Priority Level of KPI 005 is equal to or less than 10, the data for that Priority Level shall be carried into the next subsequent reporting quarter and calculated accordingly in that subsequent quarter. For the avoidance of doubt, where a Service Credit applies to any Priority Level where the total number of incidents are equal to or less than 10, no Service Credit shall be charged for that quarter.

Rights to Termination

The Authority may exercise its right to terminate this agreement under clause 28 Termination where:

the Contractors performance reaches Failure Level 3 of KPI 001, 002, 003, 004 and 005.

the Contractor performance is in persistent breach of Failure Level 2 in any KPI.

The Contractor warrants to the Authority that all data provided in relation to the Service Levels are accurate and the Contractor grants to the Authority, and to any statutory or regulatory auditors of NICE and to authorised agents the right of reasonable access to (and if necessary to copy) the records relating to the Service Levels during normal business hours on reasonable prior notice.

Liability, Indemnity and Insurance

Neither Party excludes or limits liability to the other Party for:

death or personal injury caused by its negligence; or

fraud; or

fraudulent misrepresentation; or

any breach of any obligations implied by Section 2 of the Supply of Goods and Services Act 1982.

Subject to clauses 14.3 and 14.4, the Contractor shall indemnify the Authority and keep the Authority indemnified fully against all claims, proceedings, actions, damages, costs, expenses and any other liabilities which may arise out of, or in consequence of, the supply, or the late or purported supply, of the Services or the performance or non-performance by the Contractor of its obligations under the Agreement or the presence of the Contractor or any staff on the Premises, including in respect of any death or personal injury, loss of or damage to property, financial loss arising from any advice given under this Agreement or advice that should have been given under this agreement but was omitted to be given by the Contractor, or any other loss which is caused directly or indirectly by any act or omission of the Contractor.

The Contractor shall not be responsible for any injury, loss, damage,  cost or expense if and to the extent that it is caused by the negligence or wilful misconduct of the Authority or by breach by the Authority of its obligations under the Agreement.

Subject always to clauses 14.1 and 14.5, in no event shall either Party be liable to the other for any:

loss of profits, business, revenue or goodwill; and/or

loss of savings (whether anticipated or otherwise); and/or

indirect or consequential loss or damage.

The Contractor shall not exclude liability for additional operational, administrative costs and/or expenses or wasted expenditure resulting from the direct Default of the Contractor.

Insurance

The Contractor shall maintain an appropriate insurance policy to cover its liabilities to the Authority under this Agreement.

The Contractor shall effect and maintain with a reputable insurance company a policy or policies of insurance providing an adequate level of cover in respect of all risks which may be incurred by the Contractor, arising out of the Contractor’s performance of its obligations under the Agreement, including death or personal injury, loss of or damage to property or any other loss. Such policies shall include cover in respect of any financial loss arising from any advice given or omitted to be given by the Contractor. Such insurance shall be maintained for the duration of the Agreement Period and for a minimum of 6 (six) years following the expiration or earlier termination of the Agreement.

The Contractor shall hold employer’s liability insurance in respect of staff in accordance with any legal requirement from time to time in force.

The Contractor shall give the Authority, on request, copies of all insurance policies referred to in this clause or a broker’s verification of insurance to demonstrate that the appropriate cover is in place, together with receipts or other evidence of payment of the latest premiums due under those policies.

If, for whatever reason, the Contractor fails to give effect to and maintain the insurances required by the provisions of the Agreement the Authority may make alternative arrangements to protect its interests and may recover the costs of such arrangements from the Contractor.

The provisions of any insurance or the amount of cover shall not relieve the Contractor of any liabilities under the Agreement.  It shall be the responsibility of the Contractor to determine the amount of insurance cover that will be adequate to enable the Contractor to satisfy any liability under this Agreement.

Limitation of Liability

The Authority shall not be liable to the Contractor for any indirect or consequent loss, damage, injury or costs whatsoever which arise out of or are connected with the Authority's adherence or non-adherence to the terms and conditions of this Agreement.  Subject always to clause 14.1, the Contractors liability for Defaults shall be subject to the following financial limits:

the aggregate liability for all Defaults arising in each twelve-month contract period from the commencement date of this Agreement, in connection with this Agreement shall in no event exceed 125% of the fees payable by the Authority to the Contractor. This limit shall exclude Third Party Losses and be inclusive of any Service Continuity Damages, Implementation Liquidated Damages and Service Credits due and payable under 13.1, 13.2 and Annex 5.

the aggregate liability in circumstances where the Authority terminates this Contract pursuant to clause 13.1.2.2, 13.2.8 and 28 shall in no event exceed 125% of the contract value. This limit shall exclude Third Party Losses and be inclusive of any Service Continuity Damages, Implementation Liquidated Damages and Service Credits due and payable under 13.1, 13.2 and Annex 5.

Contractor's Warranty

The Contractor warrants that the Services shall meet the Contractor Undertakings in all material respects. The Contractor and its sub-contractors shall use all reasonable skill and care performing all Services and any other work hereunder and shall use personnel of appropriate skill and experience for performance of such services.

Intellectual Property Rights

The Contractor warrants that it has authority to grant to the Authority any rights to be granted hereunder and owns or has obtained valid licences to any Intellectual Property Rights necessary for the fulfilment of all its obligations under the Agreement.

Standards

The Contractor warrants that in performance of the Agreement it shall meet and the Services shall meet all relevant standards listed in Annex 1, 2 and 5.

Viruses

The Contractor warrants that it has taken all practical steps, in accordance with good industry practice, to prevent the introduction of any Virus into data or Software owned by or under the control of the Authority including Authority Software.

The warranty and undertakings set out in clauses 20.1 and 20.2 shall not be limited in time and constitute fundamental terms of the Agreement. In the event of any breach of the same, the Contractor shall forthwith, at its own expense, carry out all such alterations or corrections as are necessary to ensure that the Services comply fully with this Agreement and the Contractor shall remain liable for all loss, costs, claims, liabilities, damages and expenses incurred by the Authority in respect of any breach.

Payment and VAT

Subject to the due performance of the Contractor’s obligations pursuant to this agreement and its annexes, the Authority shall pay all invoices (by BACS or such other method that may be agreed) submitted by the Contractor in accordance with Annex 4 within 30 days of their receipt.

The Authority shall not be liable to pay any invoices which are received other than in accordance with clauses 21.1, 21.3, 21.4 and 21.5.

The Contractor shall ensure that each invoice contains all appropriate references and a detailed breakdown of the  Services supplied and that it is supported by any other documentation reasonably required by the Authority to substantiate the invoice including:

The agreement number

The period to which the invoice relates

The Services provided by the Contractor together with any other details that the Authority may require.

All invoice sent to the Authority must:

Include a claim for Value Added Tax (if applicable) at the prevailing rate as applicable, the invoice must give the requisite details of the taxable supply.

Be accurate and correct in all respects.

Be from the Contractor

The Contractor shall send invoices either in hard copy to:

National Institute for Health and Care Excellence (NICE), 
(Shared Business Services)
T53 Payables 4545
Phoenix House
Topcliffe Lane
Wakefield
WF3 1WE
West Yorkshire; or

Electronic copies: To submit and monitor invoice progress, the Contractor must register an account with SBS using the link: http://tradeshift.com/supplier/nhs-sbs

If at any time an overpayment has been made to the Contractor for any reason whatsoever the amount of such overpayment shall be repaid forthwith.

The Authority shall be entitled to deduct from any monies due or to become due to the Contractor any monies owing to the Authority from the Contractor

The Authority reserves the right to withhold payment of invoices in relation to the  Services not delivered, in whole or in part, until the  Services(and/or any Deliverables to which any invoices relate), in whole or in part is successfully concluded, completed and/or delivered to the satisfaction of the Authority (acting reasonably). Any payments withheld will relate to only that portion of supply or deliverables in question and not as a whole.

In the event that the Agreement is varied under Clause 31 in such a way as to affect the Agreement Price and if agreement between the Parties cannot be reached on the adjustment to the Agreement Price within 3 months both Parties shall jointly act to resolve the dispute in accordance with Clause 30.

If the adjusted Agreement Price is not so agreed or certified until after such variation has taken effect, the Authority shall continue to pay the Contractor at the rate current prior to the variation. The Contractor shall be entitled to recover from the Authority and the Authority shall be entitled to recover from the Contractor as the case may be such sum if any as is equal to the difference between the amount which should have been paid in accordance with the adjusted Agreement Price and the amount which was actually paid.

The Authority may request at any time such evidence as may reasonably be required that the Contractor has in fact expended the amounts paid.  To facilitate this, the Contractor shall maintain financial records relating to the Services for a period not less than 6 (six) years after the end of the Agreement Period.

The Contractor grants to the Authority, and to any statutory or regulatory auditors of the Authority and to authorised agents the right of reasonable access to (and if necessary to copy) the financial records relating to the Services during normal business hours on reasonable prior notice.

The Contractor shall provide all reasonable assistance at all times during the Agreement Period and during the period of 6 (six) years thereafter for the purposes of allowing the Authority to obtain such information as is necessary to fulfil the Authority’s obligations to supply information for parliamentary, governmental judicial or other administrative purposes and/or to carry out an audit of the Contractor’s compliance with this Agreement including all activities, performance security and integrity in connection therewith.

If there is dispute over all or any of the charges made by the Contractor, the Authority may, without prejudice to its other rights and remedies, notify the Contractor that, the Contractor will be paid the sum that is not in dispute, or that the Contractor will not be paid the invoiced amount, until the dispute has been resolved pursuant to clause 30 (Dispute Resolution Procedure).

Monitoring and Reporting

The Contractor must provide the Authority with a disaster recovery plan, inclusive of an outline of the disaster recovery and resolution plan, and in line with the SLA. The Contractor must alert all Administrators to any loss of service that occurs.

The Contractor shall attend a quarterly review meeting and an annual service review meeting with the Authority. The Authority to take minutes of meeting and circulate to all within 5 working days of the meeting.

The Contractor shall provide the report as detailed in Annex 2, 2.2, Monthly Report data, no later than ten (10) working days after the last day of that reporting month.

The Contractor shall provide a quarterly service report, as detailed in Annex 2, 2.1, no later than ten (10) working days before the scheduled quarterly review meeting, to summarise performance against the KPIs. A quarterly management reporting template will be provided by the Authority to the Contractor for this purpose and will include items such as (but not limited to):

Key Performance Indicators.

Scheduled maintenance (both advertised and used), showing the start and finish date and time of each period of scheduled maintenance.

Details of any service incidents or enquiry issues, their resolution and response times.

Details of general enquiries received and how resolved.

Work undertaken in the last quarter.

Future work planned

Milestones

Risk, issue and change management

Finance

The Contractor will provide NICE a monthly statistics report that includes but is not limited to:

the number of queries to the Knowledge Base

the number of links created

redirected and resolved

the number of failed links

the time taken to resolve links

The Contractor shall provide an annual service report no later than ten (10) working days before the scheduled annual review meeting. An annual management reporting template will be provided by the Authority to the Contractor for this purpose to summarise performance against key KPIs.

Intellectual Property and Copyright

All Intellectual Property owned by or licensed to either Party prior to the commencement of this Agreement will remain the property of that Party or the licensor to that Party as appropriate.

Authority’s IPR

The Authority shall own:

The Authority’s Background IPR;

The Authority’s Personal Data

the Data and Holdings

The Contractor shall waive or procure a waiver of any moral rights subsisting in copyright produced by the Agreement or the performance of the Agreement. For the avoidance of doubt, waiver of any moral rights subsisting in the Contractors Software shall not be included in this clause 23.2.2.

The Contractor shall not use the Authorities Intellectual Property for any other purpose than for performing the Services described in this Agreement.

Contractor’s IPR

The Contractor shall own:

The Contractor’s Background IP including the Knowledge Base

The Contractors Software and any developments of such Software produced by this Agreement.

Authority’s Licence

The Authority hereby grants to the Contractor for the term of the Agreement a non-exclusive, non-transferable licence to use the Authority’s Personal Data and Data solely as contemplated hereunder for the purposes of the Services.

Contractor Software

Licence

The Contractor hereby grants to the Authority for the term of the Agreement a non-exclusive, non-transferable licence to use the Contractor Software, the Contractors background IPR and any developments of such software produced by this agreement solely as contemplated hereunder for the purposes of the Services.

Confidentiality

In respect of any Confidential Information it may receive from the other party (“the Discloser”) and subject always to the remainder of this clause 24, each party (“the Recipient”) undertakes to keep secret and strictly confidential and shall not disclose any such Confidential Information to any third party, without the Discloser’s prior written consent provided that:

the Recipient shall not be prevented from using any general knowledge, experience or skills which were in its possession prior to the commencement of the Agreement;

the provisions of this clause 24 shall not apply to any Confidential Information which:

is in or enters the public domain other than by breach of the Agreement or other act or omissions of the Recipient;

is obtained by a third party who is lawfully authorised to disclose such information; or

is authorised for release by the prior written consent of the Discloser; or

the disclosure of which is required to ensure the compliance of the Authority with the Freedom of Information Act 2000 (the FOIA).

Nothing in this clause 24 shall prevent the Recipient from disclosing Confidential Information where it is required to do so by judicial, administrative, governmental or regulatory process in connection with any action, suit, proceedings or claim or otherwise by applicable law or, where the Contractor is the Recipient, to the Contractor's immediate or ultimate holding company provided that the Contractor procures that such holding company complies with this clause 24 as if any reference to the Contractor in this clause 24 were a reference to such holding company.

The Contractor authorises the Authority to disclose the Confidential Information to such person(s) as may be notified to the Contractor in writing by the Authority from time to time to the extent only as is necessary for the purposes of auditing and collating information so as to ascertain a realistic market price for the goods supplied in accordance with the Agreement, such exercise being commonly referred to as "benchmarking". The Authority shall use all reasonable endeavours to ensure that such person(s) keeps the Confidential Information confidential and does not make use of the Confidential Information except for the purpose for which the disclosure is made. The Authority shall not without good reason claim that the lowest price available in the market is the realistic market price.

The Contractor acknowledges that the Authority is or may be subject to the FOIA. The Contractor notes and acknowledges the FOIA and both the respective Codes of Practice on the Discharge of Public Authorities' Functions and on the Management of Records (which are issued under section 45 and 46 of the FOIA respectively) and the Environmental Information Regulations 2004 as may be amended, updated or replaced from time to time.  The Contractor will act in accordance with the FOIA, these Codes of Practice and these Regulations (and any other applicable codes of practice or guidance notified to the Contractor from time to time) to the extent that they apply to the Contractor's performance under the Agreement.

The Contractor agrees that:

Without prejudice to the generality of clause 24.2, the provisions of this clause 24 are subject to the respective obligations and commitments of the Authority under the FOIA and both the respective Codes of Practice on the Discharge of Public Authorities' Functions and on the Management of Records (which are issued under section 45 and 46 of the FOIA respectively) and the Environmental Information Regulations 2004;

subject to clause 24.5.3, the decision on whether any exemption applies to a request for disclosure of recorded information is a decision solely for the Authority;

where the Authority is managing a request as referred to in clause 24.5.2, the Contractor shall co-operate with the Authority and shall respond within five (5) working days of any request by it for assistance in determining how to respond to a request for disclosure.

The Contractor shall and shall procure that its sub-contractors shall:

transfer the any request for information, as defined under section 8 of the FOIA, to the Authority as soon as practicable after receipt and in any event within five (5) working days of receiving a request for information;

provide the Authority with a copy of all information in its possession or power in the form that the Authority requires within five (5) working days (or such other period as the Authority or a Beneficiary may specify) of the Authority or a Beneficiary requesting that Information; and

provide all necessary assistance as reasonably requested by the Authority to enable the Authority to respond to a request for information within the time for compliance set out in section 10 of the FOIA.

The Authority may consult the Contractor in relation to any request for disclosure of the Contractor's Confidential Information in accordance with all applicable guidance.

This clause 24 shall remain in force without limit in time in respect of Confidential Information which comprises Personal Data or which relates to a patient, his or her treatment and/or medical records.  Save as aforesaid and unless otherwise expressly set out in the Agreement, this clause 24 shall remain in force for a period of 3 years after the termination or expiry of this Agreement.

In the event that the Contractor fails to comply with this clause 24, the Authority reserves the right to terminate the Agreement by notice in writing with immediate effect.

Data Protection

The Contractor shall comply with the Data Protection Act 1998 ("the 1998 Act") and any other applicable data protection legislation and Annex 8.  In particular the Contractor agrees to comply with the obligations placed on the Authority and any Beneficiary by the seventh data protection principle ("the Seventh Principle") set out in the 1998 Act, and the eighth data Protection principle (“the Eighth Principle”) set out in the 1998 Act, namely:

to maintain technical and organisational security measures sufficient to comply at least with the obligations imposed on the Authority and any Beneficiary by the Seventh Principle;

to ensure that data is not transferred to any other country without adequate data protection in place and to comply with the obligations imposed on NICE and any Beneficiary by the Eighth Principle.

only to process Personal Data for and on behalf of the Authority and any Beneficiary, in accordance with the instructions of the Authority or such Beneficiary and for the purpose of performing the  Services in accordance with the Agreement and to ensure compliance with the 1998 Act;

to allow the Authority to audit the Contractor's compliance with the requirements of this Clause 25 on reasonable notice and/or to provide the Authority with evidence of its compliance with the obligations set out in this Clause 25.

The Contractor agrees to indemnify and keep indemnified the Authority and any Beneficiary against all claims and proceedings and all liability, loss, costs and expenses incurred in connection therewith by the Authority and any Beneficiary as a result of any claim made or brought by any individual or other legal person in respect of any loss, damage or distress caused to that individual or other legal person as a result of the Contractor's unauthorised processing, unlawful processing, destruction of and/or damage to any Personal Data processed by the Contractor, its employees or agents in the Contractor's performance of the Agreement or as otherwise agreed between the Parties.

Both Parties agree to use all reasonable efforts to assist each other to comply with the 1998 Act. For the avoidance of doubt, this includes the Contractor providing the Authority and any Beneficiary with reasonable assistance in complying with subject access requests served on the Authority and any Beneficiary under Section 7 of the 1998 Act and the Contractor consulting with the Authority and any Beneficiary prior to the disclosure by the Contractor of any Personal Data in relation to such requests.

Data security

The Contractor shall be liable to the Authority for loss or corruption of any data or Software owned by the Authority or for which the Authority is responsible to the owners for its security, including loss or corruption resulting from the introduction of a Virus, when such loss or corruption results from a wilful act or Default of the Contractor. Or any failure to comply with the provisions of this clause 26.1 which, without prejudice to the Authority's remedies for any other failure to comply with such provisions, results from the disposal, re-assignment or re-use by the Contractor of any magnetic or other media which is or has been used to store data owned by the Authority or for which the Authority is responsible to the owners for its security. Where such wilful act or Default shall occur, the Contractor shall return such data and Software to a fully operational state with all possible speed. The liability by the Contractor shall be subject to the Authority having exercised data security and data management procedures, (insofar as such procedures are stated to be the responsibility of the Authority in Annex 8), in accordance with good practice in the health industry or the information technology industry as appropriate, to avoid such loss or corruption where possible and to mitigate the effects thereof.

If such loss or corruption of data or Software owned by the Authority or for which the Authority is responsible to the owners for its security is not a result of a wilful act or Default of the Contractor, the Contractor shall be reimbursed by the Authority for all reasonable costs of returning such data to a fully operational state.

For the avoidance of doubt the provisions of this clause 26.3 do not limit the Contractor’s liability in respect of Personal data under the provisions of clause 26.2 above.

Staff and Resources

The Contractor shall be fully responsible in every way for all its staff and all consultants (whether part-time or full-time).

The Contractor shall ensure that it complies with all current employment legislation and in particular, does not unlawfully discriminate within the meaning of the Equality Act 2010 (as amended) the Part Time Workers (Prevention of Less Favourable Treatment) Regulations 2000, the Fixed Term Employees (Prevention of Less Favourable Treatment) Regulations 2002, or any other relevant legislation relating to discrimination in the employment of employees for the purpose of providing the Services.  The Contractor shall take all reasonable steps (at its own expense) to ensure that any employees employed in the provision of the  Services do not unlawfully discriminate within the meaning of this Clause 27.2 and shall impose on any Sub-Contractor obligations substantially similar to those imposed on the Contractor by this Clause 27.2; and

The Contractor shall not discriminate directly or indirectly or by way of victimisation or harassment against any person on racial grounds within the meaning of the Equality Act 2010.

The Contractor shall notify the Authority immediately of any investigation of or proceedings against the Contractor under the 2010 Act and shall cooperate fully and promptly with any requests of the person or body conducting such investigation or proceedings, including allowing access to any documents or data required, attending any meetings and providing any information requested.

The Contractor shall indemnify the Authority against all costs, claims, charges, demands, liabilities, damages, losses and expenses incurred or suffered by the Authority arising out of or in connection with any investigation conducted or any proceedings brought under the 2010 Act due directly or indirectly to any act or omission by the Contractor, its agents, employees or sub-contractors.

The Contractor shall impose on any sub-contractor obligations substantially similar to those imposed on the Contractor by this Clause 27.

Where the Authority has notified the provider that it intends to  tender or retender any services, the Contractor shall on written request and in within 20 operational days of such a request provide the Authority with anonymised details of staff engaged in the provision of such services to be tendered or retendered that may be subject to TUPE

Termination

This Agreement shall terminate in the following circumstances:

Breach

In the event that either Party fails to observe or perform any of its obligations under this Agreement in any way then the other Party may end this Agreement on 30 days written notice; but

If the breach complained of by a Party in relation to the Service Specification, the SLA and the KPIs, cannot be remedied to the satisfaction of that Party, then this Agreement shall end immediately on the service of such notice on the other Party;

In every other case if the breach complained of is remedied to the satisfaction of a Party within the notice period this Agreement shall not end;

Repeat of Breach

Either Party reserves the right to end this Agreement immediately by written notice if a Party repeats any breach of this Agreement after receiving a written notice from the other Party warning that repetition of the breach shall or may lead to termination (whether or not the repeated breach is remedied within 30 days);

Insolvency

This Agreement shall end immediately if the Contractor goes into liquidation or suffers a receiver or administrator to be appointed to it or to any of its assets or makes a composition with any of its creditors, or is in any other way unable to pay its debts;

Change of Management Control

The Authority reserves the right to immediately end this Agreement upon any change of the Contractor's management or control within 28 days of the Authority finding out of such change. The Contractor shall promptly notify the Authority of any such change of management or control.

Unsatisfactory Evaluation of the Services

In the event that the outcome of any evaluation of the Services Party in relation to the Service Specification, the SLA and the KPIs, carried out by the Authority under this Agreement is unsatisfactory the Authority may terminate this Agreement on 30 days' written notice.

In addition to its rights under any other provision of the Agreement the Authority may terminate the Agreement at any time by giving the Contractor three months’ written notice

Consequences of Termination

In the event of the termination or expiry of this Agreement:

the Contractor shall repay forthwith to the Authority any advance payments made by the Authority relating to any Service not performed by the Contractor in accordance with the Agreement.

the Contractor shall provide to the Authority or a replacement Contractor nominated by the Authority any data belonging to the Authority in its possession either in its then current format or in a format nominated by the Authority (in which event the Authority will reimburse the Contractor’s reasonable data conversion expenses), together with all training manuals and other related documentation, and any other information and all copies thereof owned by the Authority;

the Contractor shall cease to use the data belonging to the Authority;

each party shall return all items supplied to it in connection with the Agreement by the other party;

the Contractor shall render reasonable assistance to the Authority, if requested, to the extent necessary to effect an orderly assumption by a replacement Contractor of the Managed Services performed previously by the Contractor hereunder and the Authority shall reimburse the Contractor for such assistance at the rates then prevailing for customers of the Contractor for the same or similar services.

Force Majeure

For the purposes of this Agreement the expression ‘Force Majeure’ shall mean any cause affecting the performance by a Party of its obligations arising from acts, events, omissions, happenings or non-happenings beyond their reasonable control including (but without limiting the generality thereof) government regulations, fire, flood, interruption to electricity supply or any disaster or an industrial dispute affecting a third party for which a substitute third party is not reasonably available.  Such cause shall only be considered Force Majeure if it is not attributable to the wilful act, neglect or failure to take reasonable precautions of the Party claiming Force Majeure or its servants, agents or employees.

Neither Party shall in any circumstances be liable to the other for any loss or delay or failure to perform of any kind whatsoever including but not limited to any damages or abatement of charges whether directly or indirectly caused to or incurred by the other Party by reason of any failure or delay in the performance of its obligations hereunder which is due to Force Majeure.

If either of the Parties shall become aware of circumstances of Force Majeure which give rise to or which are likely to give rise to any such failure or delay on its part it shall forthwith notify the other by the most expeditious method then available and shall inform the other of the period which it is estimated that such failure or delay shall continue.

It is expressly agreed that any failure by the Contractor to perform or any delay by any of the Parties in performing their obligations under this Agreement which results from any failure or delay in the performance of their obligations by any person, firm or company with which the Contractor shall have entered into any contract, supply arrangement or sub-contract or otherwise, shall be regarded as a failure or delay due to Force Majeure only in the event that the said person, firm or company shall itself be prevented from or delayed in complying with its obligations under such contract supply arrangement or sub-contract or otherwise as a result of circumstances of Force Majeure.

Subject to clause 11 and 12, for the avoidance of doubt it is hereby expressly declared that the only events which shall afford relief from liability for failure or delay shall be any event qualifying for Force Majeure herein.

Dispute Resolution Procedure

Application

Any Dispute shall be resolved in accordance with this Dispute Resolution Procedure.

Nothing in this Dispute Resolution Procedure shall prevent the Parties from seeking from any court of competent jurisdiction an interim order restraining the other Party from doing any act or compelling the other Party to do any act.

Where a Dispute has arisen (and the parties have not resolved the Dispute in accordance with the relevant terms of this Agreement, if applicable) either Party may invoke this procedure by notice in writing to the other ("Procedure Initiation Notice") and shall consult in good faith in an attempt to come to an agreement in respect of the Dispute. The Procedure Initiation Notice may only be given by either the Institute's representative or the Contractor's representative. The receiving Party shall then send a notice in writing in reply ("Counter Notice") confirming receipt of the Procedure Initiation Notice as soon as reasonably practicable (and in any event within 2 (two) Working Days of receipt of the Procedure Initiation Notice). The Party representatives shall meet within 10 (ten) Working Days of receipt of the Counter Notice and shall attempt to resolve the Dispute within 5 (five) Working Days of meeting.

Management Referral

If the Dispute is not resolved between the Party representatives within 5 (five) Working Days of meeting pursuant to clause 30.1.3 above, either Party may require by notice in writing ("Management Referral Notice") to the other that the Dispute be referred to the relevant Director of the Institute, the Department of Health and the Managing Director of the Contractor (together "Management") (in either case, if such individuals are unavailable, the Institute or the Contractor (as appropriate) shall nominate in writing to the other an alternative senior officer), both of whom may bring a technical representative to the meeting. These individuals shall meet for discussion within 10 (ten) Working Days of service of the Management Referral Notice at a mutually agreed time and place or failing agreement within 5 (five) Working Days of the service of the Management Referral Notice at the time and place specified by the Party serving notice provided such place is at a neutral location within England and that the meeting is to take place within normal business hours.

Mediation

If the Dispute is not resolved between the Parties through any of the applicable procedures provided for under clause 30.1 and 30.2, then the Parties shall consider whether to refer the Dispute to mediation and it shall be referred to mediation unless either (a) the Institute considers that the Dispute is not suitable for resolution by mediation or (b) the Contractor does not agree to mediation. The mediation shall be conducted in accordance with the Centre for Effective Dispute Resolution Model Mediation Procedure and the following shall prevail in the event of a conflict with that procedure:

the mediation shall be conducted by a single mediator who shall be appointed by agreement in writing between the Parties or, if the Parties are unable to agree on the identity of the mediator within 10 (ten) Working Days of the date of the request that the Dispute be determined by a mediator, or if the mediator appointed is unable or unwilling to act, shall be appointed by the Centre for Effective Dispute Resolution on the application of either Party;

the mediation shall be conducted in a location agreeable to both parties and in the English language;

the mediation shall be conducted in private and without prejudice to the rights of the Parties in any future proceedings; and

the mediation shall be held within 30 (thirty) Working Days of the appointment of the mediator pursuant to clause 30.3.1 above.

Litigation

If the Dispute has not been resolved to the satisfaction of both Parties pursuant to the mediation procedure set out in Clause 30.3 above; or

If the Institute considers that the Dispute is not suitable for resolution by mediation in accordance with Clause 30.3 above; or

If the Contractor does not agree to mediation in accordance with Clause 30.3 above; or

If a Procedure Initiation Notice has not been given in accordance with Clause 30.1.3 above; or

If in any event the Dispute is not resolved within 90 (ninety) days after it has arisen, then either Party shall be entitled to issue proceedings and the Courts of England shall have exclusive jurisdiction to hear and determine the Dispute.

Agreement Change or Variation

Where either Party see a need to make an Agreement Change, the Authority may at any time request such change and the Contractor may at any time recommend such change, provided that each party give the other at least one month’s written notice of any change or addition and provided that either (a) such change or addition can be achieved without need for additional funding; or (b) that the Authority agrees to provide any additional funding reasonably required by the Contractor in respect of such change or addition; or (c) should the change require an adjustment to the approved cost in Annex 4, that such adjustment is agreed by both parties.  The notice shall give details of the variation or addition and the date on which it is to take effect.

Any request for an Agreement Change shall be provided in writing using the form at Annex 9

Neither Party shall unreasonably withhold its agreement to any Agreement Change.  For the avoidance of doubt any withholding of agreement by the Authority shall not be considered to be unreasonable where any Agreement Change recommended by the Contractor would or might (in the opinion of the Authority) result in the Contractor’s provision of services failing to conform to the terms of this Agreement or to the Approved Cost being exceeded.

No such variation or addition shall affect the continuation of the Agreement

Until such time as an Agreement Change is made the Contractor shall, unless otherwise agreed in writing, continue to provide the services pursuant to the Agreement as if the request or recommendation had not been made.

Any discussions which may take place between the Parties in connection with a request or recommendation before the authorisation of a resultant Agreement Change shall be without prejudice to the rights of either Party.

Discussion between the Parties concerning an Agreement Change shall result in one of the following:

no action being taken; or

the request to make an Agreement Change by the Authority being implemented; or

the recommendation to make an Agreement Change by the Contractor being implemented.

Subject to clause 31.7, this Agreement cannot be varied except in writing and signed by the lawful representatives of both Parties.

Procurement Transparency

The Contractor acknowledges that this Agreement and any tender documentation that forms part of this Agreement will be published in its entirety in order to comply with the UK governments Transparency Agenda. Limited redactions may be made before publication in order to comply with existing law and for the protection of national security.

Subject to 32.1, 32.3 and 32.4 the Contractor must notify the Authority of any sections of the tender documentation and/or this Agreement that they regard as Commercial in Confidence or subject to the non-disclosure clauses of the FOIA or DPA. Any such request must provide a clear justification for the proposed redaction.

The total value (bottom line) of the agreement is required to be published under current EU regulations and the UK governments Transparency Agenda.

The parties acknowledge that, except for any information which is exempt from disclosure in accordance with the provisions of the FOIA and/or the DPA, the content of this Agreement is not Confidential Information. The Authority shall be responsible for determining in its absolute discretion whether any of the content of the Agreement is exempt from disclosure in accordance with the provisions of the FOIA and/or the DPA.

Notwithstanding any other term of this Agreement, the Contractor hereby gives his consent for the Authority to publish the Agreement in its entirety, including from time to time agreed changes to the Agreement, to the general public.  And agrees to the public re-use of the documents provided that such reuse cites the source and do not misuse or deliberately mislead.

Both Parties shall take reasonable steps to ensure that their servants, employees, agents, sub-Contractors, Contractors, professional advisors and consultants comply with this clause 32.

Gifts and Payments of Commission

The Contractor shall not offer or give to any member of staff of the Authority or a member of their family any gift or consideration of any kind (including the payment of commission) as an inducement or reward for doing something or not doing something or for having done something or having not done something in relation to the obtaining of or execution of this Agreement or any Agreement with the Authority.  This prohibition specifically includes the payment of any fee or other consideration for any work in respect of or in connection with the Services carried out by a member of staff of the Authority to that member of staff or to a member of their family.

Any breach of this condition by the Contractor or anyone employed by the Contractor (with or without the knowledge of the Contractor) or the commission of any offence under the Bribery Act 2010 shall entitle the Authority to terminate this Agreement immediately and/or to recover from the Contractor any payment made to the Contractor.

Transfer of Undertakings (Protection of Employment) TUPE

The Parties recognise that the Transfer of Undertakings (Protection of Employment) Regulations 2006 SI 2006 No 246 may apply in respect of the future next award of the Agreement and that The Contractor shall comply with the requirements of those Regulations.

Subject to clause 34.1.2, any provisions relating to the transfer of personnel which results from the transition of responsibility for the Services and/or to which TUPE shall apply, shall be specified as part of the transition and in the Exit Plan, subject to clause 9.2.1. The parties shall be responsible for the fulfilment of obligations in respect of such personnel which result from such transfer and which may be specified the Exit Plan, for obligations of the Contractor and for obligations of the Authority.

The Contractor shall indemnify the Authority (and any replacement contractor) against all losses arising on or after the expiry or termination of all or any part of this Contract out of or in connection with or in respect of the actions or omissions of the Contractor (or its subcontractors) with regard to the employment or termination of employment of any person, including but not limited to; breach of contract, loss of office, unfair dismissal, redundancy, loss of earnings or otherwise (and all damages, penalties, awards, legal costs, expenses and any other liabilities incurred by the Authority), by the Contractor (or subcontractor) before the date of transfer and who has (or would have) transferred to the Authority (or any replacement contractor) pursuant to TUPE (save to the extent that such losses arise out of or are a result of the actions or omissions of the Authority or replacement contractor).

Information Security Addendum

The addendum relating to Information Security, Annex 8 shall form part of this agreement.

Except where expressly varied or deleted by the addendum, all terms of the this Agreement are confirmed and shall remain in force, save that in the event of any conflict between the addendum and this Agreement the provisions of the addendum shall prevail.  For the avoidance of doubt, save as provided in this clause 35.2, the schedules and annexes to the addendum shall not replace any similarly numbered schedules and annexes to this Agreement.

Miscellaneous

It is further agreed between the Parties:

Assignment

The Contractor shall not assign, novate, sub-contract or otherwise dispose of the Agreement or any part thereof or the benefit or advantage of the Agreement or any part thereof without previous consent in writing of the Authority.

The Authority shall have the right to assign, novate, sub-contract or otherwise dispose of its rights and obligations under the Agreement. The Authority may without the Contractor's consent and at any time assign all of its rights under the Agreement and the Contractor hereby consents to the novation of those rights and obligations. The Contractor irrevocably appoints the Authority as its agent for the execution of each Deed of Novation.

Waiver

No waiver or delay in acting upon or by the Authority of any of the requirements of this Agreement shall release the Contractor from full performance of its remaining obligations in this Agreement.

Public Reputation of the Parties

Both Parties recognise the other Party's public reputation and legal responsibilities.   Each Party shall use all reasonable endeavours not to harm or compromise these.

Whole Agreement

The Parties acknowledge that this Agreement contains the whole Agreement between the Parties and supersedes all previous agreements whether express or implied.

Governing Law

This Agreement shall be governed in all respects by English Law.

Agreement Signatures

| Signed for and on behalf of the Authority |  |  |  |
| --- | --- | --- | --- |
|  | Signature | Name and title | Date |
| Procurement Manager |  |  |  |
| Commissioning Manager Carrie Thomson (Senior Service Development Manager) |  |  |  |
| Budget Holder Sir Andrew Dillon (CEO) |  |  |  |
| Signed for and on behalf |  |  |  |
| of the Provider |  |  |  |
|  | Signature | Name and title | Date |
| Authorised Signatory: |  |  |  |
| This Agreement is not valid until all Signatures have been completed |  |  |  |

ANNEX 1

The Services Specification

- Introduction

  - The Contractor will provide the Ovid Discovery Service (ODS) a product licensed exclusively in the UK by Wolters Kluwer from TDNet. The ODS Link Resolver service, the Link Resolver and Knowledge Base elements of the ODS, is provided under this Agreement.

  - The ODS Link Resolver service will support and enable a seamless User journey, from searches performed via HDAS within abstracting and indexing databases, to requested Full Text Articles the User is eligible to access based on their Organisation’s Unique Identifier.

  - The ODS Link Resolver service will be used by Organisations across health and social care at a national, consortia and local level to access Holdings.

  - The ODS Link Resolver service will direct Users from Citations to the Full Text Article or at the most granular level supported by the Content Provider and will provide access to both online and print Content including Open Access Content.

  - The ODS Link Resolver service will support the following functions:

- The Knowledge Base – will store the Holdings information for each Organisation, whether commercial, Open Access or print and whether purchased at the national, consortia or local level;

- The Knowledge Base search API – will enable HDAS and the A-Z list to send API calls and return list of Holdings and redirectable links that will link the User to Full Text Article;

- The Citation Link Resolver – will receive batch API calls from HDAS and return to HDAS redirectable URLs;

- URL Redirection Service –will seamlessly link from the redirectable URLs through Content Provider’s Authentication, to the Full Text Article or at the most granular level supported by the Content Provider.

  - The Service must provide continuity of access to resolved Content for Users with seamless linking between search and full text fulfilment, and provide an interface for Administrators to manage Holdings on behalf of Users.

- Knowledge Base

  - ODS Link Resolver service works with the ODS Knowledgebase which stores Metadata of journals and e-books, as well as other material types, available for selection by Organisations to allocate to their Holdings.

  - The ODS Knowledgebase will support Content  consisting of online journals and e-books including:

- Individual titles – commercial and Open Access Content;

- Full publishers’ and vendors’ Collections;

- Custom Collections – designed specifically for a particular Organisation or Consortium;

- Open Access Content;

- Freely available Collections.

  - The ODS Knowledgebase will support management of local print holdings, making those discoverable via the API and optionally linking to a corresponding record within the library catalogue based on an ISSN query.

  - The ODS Knowledgebase will support the ability to maintain mapping between redirectable URLs and Content Providers’ Content. The Contractor will maintain the redirectable URLs on both the journal and the article level in order to allow accurate outbound linking to the full text at the most granular level possible.

  - Where there is more than one link to the Full Text Article, for example, from different Content Providers, the ODS Knowledgebase will return all available Citations according to order of precedence set nationally in HDAS and locally by Administrators.

  - The ODS Knowledgebase will be updated as new Content becomes available or is purchased at a national, consortia or local level.

  - The ODS Knowledgebase and the associated indexed Metadata will be maintained and kept updated by the Contractor. Updates will include the maintenance of accurate journals coverage, embargos and moving walls, accurate names of titles and collections, journal names and their abbreviations, content of publishers and vendors Collections, and subject classifications such as Medical Subject Headings (MeSH).

  - Update and maintenance of the ODS Knowledgebase includes the following processes undertaken by the Contractor:

- Receipt of updated Content Providers’ title lists, coverage, links and other related Metadata. Metadata will be accepted in a variety of formats and delivery methods – both automated and manual;

- Formatting of received data into a standardised format;

- Enhancement of Metadata with elements from other sources;

- Quality assurance and validation processes for linking accuracy;

- Indexing in the TDNet staging server;

- Weekly deployment to production servers.

  - When informed by a Content Provider that an Organisation has purchased new Content purchased at a national, consortia or local level that does not form part of the Knowledge Base Content, the Contractor will work with the Content Provider to add and make available the Content within an agreed time period to be defined in service level agreements agreed between the Contractor and Content Provider.

  - Intervals of update for each specific Collection varies and depends on update frequency of the Content Provider, number of Organisations using the Collection and internal prioritising schedule.

  - The ODS Knowledgebase will support data sources that are both KBART and non-KBART compliant.

  - The ODS Knowledgebase will support national, consortia and local level administration of Content by Administrators including the ability to:

- Share Collections at the national or consortia level;

- Add and remove Collections at a national, consortia and/or local level;

- Add and remove Open Access Content:

- Add local notes to Holdings;

- Specify Collection details, including exact or rolling start and finish dates and volume/issue numbers;

- Specify base URLs for a Collection e.g. WAYFless URLs;

- Download Collection details and to request an export of their full Holdings for the Organisations they are responsible for from the Service Desk  in KBART, MARC or other agreed file formats.

  - Administrators will be able to personalise the Holdings at an Organisational level. Such personalisation may apply to an individual title or to a Collection or to all titles from the same publisher or from the same vendor, and includes altering title name, print holdings notification, local system number, access credentials, custom/private online coverage, custom/private URL and editing of primary and secondary notes.

  - NICE must have the ability to request all of the Holdings subscribed to at national, consortia and local level in a format that supports KBART standards.

  - The ODS Knowledgebase will allow Organisations to be identified by a Unique Identifier assigned by AIMS, in addition to any unique identifier the Contractor uses.

  - The ODS Knowledgebase will have the facility to access an up to date centralised list of Holdings for all Organisations that will be available for API queries.

  - The ODS Knowledgebase does not require Administrators to install any additional web browser plugins and must work with both broad bandwidth with low latency as well as with low bandwidth networks with a high latency.

- Knowledge Base search API

  - The Contractor will provide a Knowledge Base search API that supports JSON and XML.

  - The Knowledge Base search API will allow API requests to the Citation Link Resolver originating within HDAS to specify page size (i.e. the number of Citations Resolvable within a single API request). Page size will not be limited.

  - The Knowledge Base search API will support paging.

  - The Knowledge Base search API will support searching across the following fields:

- For journals: title, publisher, ISSN, vendor, subject;

- For books: title, publisher, ISBN, vendor, editor, author, subject;

- For all other: title, vendor, author, publisher, subject.

  - The Knowledge Base search API service will support:

- Searching across all fields on a record, using search types: partial words, begins with, exact words, exact string and exact phrase;

- Stemming, search of partial words and search of journal name abbreviations;

- Searching using Boolean logic.

  - The Knowledge Base search API will support non-specific queries and return all Content available to the User.

  - Via the search API, the Knowledge Base will:

- Return an A-Z list of Holdings the User is eligible to access according to each Organisation’s Unique Identifier;

- Allow the User to search and access Content by type of media;

- Allow Users to access Content they are eligible to access on an article level.

- Citation Link Resolver

  - The Contractor will provide the ODS Citation Link Resolver, a web based API that supports both JSON and XML.

  - The ODS Citation Link Resolver receives Citation information as the input and, based on a check against the Organisational Holdings information stored within the ODS Knowledgebase, returns for each Citation its online availability information and the redirectable URLs to the Full Text Article.

  - The ODS Citation Link Resolver API must have batch functionality to be able to receive a minimum of 50 Citations and return a list of all available links to the full text Content.

  - Multiple Citation resolving will be supported in two options:

- Multiple calls – one call per Citation;

- One batch call for all Citations in the page.

  - Each link returned by the ODS Citation Link Resolver API, will return a list of access options per each Citation. Each of such access options includes:

- Source name / collection name;

- Source type – e.g. publisher/aggregator;

- Coverage information;

- Redirectable link type - journal level, full text level;

- Redirectable link/s.

  - Where the Metadata for the Citations are indexed within the ODS Knowledgebase the API will return the full Citation information, including full title, publication name, publisher, enumeration information, DOI and PMID.

  - Where the Full Text Article is available from multiple Content Providers or sources, the ODS Citation Link Resolver API will return by default all the access options available for each Citation, and for each access option, its redirectable URL.

  - Where there is more than one option to access the Full Text Article, all available links will be presented in the order specified in the Knowledge Base (see 4.5).

  - The ODS Citation Link Resolver will resolve links directly to article level or the lowest level of granularity offered by the Content Provider.

  - Any links that do not resolve to a Full Text Article will be evaluated by the Contractor and, if possible, improved to make the user journey more seamless, including local notes explaining to the User how to access the article or if the use of WAYFless links is possible.

  - The ODS Citation Link Resolver must be content neutral. The Contractors’ content will not be prioritised over other available Content.

  - The ODS Citation Link Resolver will use the Unique Identifier assigned by AIMS, in addition to any unique identifier the Contractor uses, and will return all available URLs to Content, based on the User’s Organisation.

  - The ODS Citation Link Resolver follows the OpenURL standard and passes Citation information in an OpenURL syntax, a sequence of Citation Metadata elements associated each with its OpenURL syntax description.

- URL Redirection Service

  - The URL Redirection Service will redirect the User from the redirectable URLs returned from the ODS Citation Link Resolver directly to the Full Text Article selected. The redirectable URL is a neutral URL that is returned from the API to HDAS. This URL consists of the Link Resolver base URL and a sequence of Citation elements using the OpenURL syntax. It will take into account the Authentication, handle any changes on the Content Provider site and ensure the URL returned will be independent from Content Providers’ URL schemas.

  - The URL Redirection Service will not redirect the User to any additional Authentication pages over and above the AIMS Authentication service used with HDAS.

  - When the URL Redirection Service fails to resolve, for example, due to a Content Provider changing its schema, the Contractor will analyse the issue and work with the Content Provider to find and implement an alternative approach to resolving the URLs.

  - The ODS Citation Link Resolver URL Redirection Service will be based on the OpenURL standard and will use OpenURL to query the URL Redirection Service that will redirect the User to the Full Text Article. The Contractor will use reasonable endeavours to follow the latest version of the standard during the contract term.

  - The ODS Citation Link Resolver URL Redirection Service will work with the latest versions of common web browsers including but not limited to, Microsoft Edge, Google Chrome, Mozilla Firefox and Apple Safari.

- Support system testing

  - The Contractor must support system testing against the ODS Link Resolver service test environment and must reflect similar and comparable performance of the live service.

- Administration Website

  - The ODS Link Resolver service will provide a HTTPS web based administration interface for use by Administrators.

  - The Administration Website will work with the latest versions of common web browsers including but not limited to, Microsoft Edge, Google Chrome, Mozilla Firefox and Apple Safari.

  - The Administration Website will be hosted and managed by the Contractor, and will not require Administrators to install any web browser plugins or any other software, and will work with high latency and low bandwidth networks such as the NHS N3 Network.

- Organisations

  - The ODS Link Resolver service will support 660 Organisations with the capacity to scale up by 20% to support additional Organisations during the lifetime of the contract.

  - The Service supports the identification of each Organisation by its AIMS assigned Unique Identifier, such as an OpenAthens Org ID or a SAML entity ID, to allow internal and external Content Providers to provide a personalised service.

  - The Service supports the management of Organisations and associated Holdings on national, consortia and local levels.

  - The Service will allow Organisations to be grouped together as Consortia including the ability for an Organisation to be included in one or more Consortia and to group all of the Organisations in the system. Organisations may belong to a Consortium on an ad hoc or a permanent basis (for example, a group of Organisations form a Consortium to purchase a certain Collection (ad hoc) or a group of Organisations that are an NHS region (permanent).

  - Assignment of newly created Organisations to Consortia and the update of Organisations assigned to a Consortium will be done offline through a request sent to the Service Desk. The changes will be implemented weekly.

  - The Service supports the creation of customised Collections and the means for multiple Organisations to use the same customised Collection. For example, where a Consortium has purchased Content or multiple Organisations have access to the same Organisation’s set of print holdings.

- Administration

  - The Service will support national, consortia and local level administration of Holdings by Administrators through the following 3 administration roles.

  - National Administrator: Administrators that can perform the following:

- View all the Organisations within the structure;

- Access the complete list of Organisations, including AIMS and ODS unique identifiers, Organisation name, Administrator name and contact details;

- Manage the Content on a national level and deploy to all the Organisations;

- Add, remove, edit and share (cascade) Content, both Collections and individual titles,  centrally on national and Consortia levels;

- Set up additional new Organisations;

- Remove Organisations;

- Add and remove Administrators Accounts at a national, consortia or local level;

- Change – upgrade or downgrade - Administrators’ Account role.

  - Group Administrators: Administrators that can perform the following:

- Manage national or Consortia Holdings, and deploy changes down to selected Organisations to either all members or to selected members of a Consortium;

- Add, remove, modify and share Content on national and Consortia levels;

- Add and remove Organisations from the Consortium;

- Add additional Organisational level Administrators;

- Change – upgrade or downgrade - Administrators Account role to Group Administrator level.

  - Local Administrators: Administrators that can manage and assign an Organisation’s Holdings and add additional items purchased for the Organisation.

  - National and Group Administrators can deploy Content to all or to selected Organisations and Consortia. Local Administrators can pick the Collection and to assign it to an Organisation’s Holdings.

  - National Administrators and Group Administrators can manage multiple Organisations using the same Administrator Account without the need to logout and login as a different User.

  - The National Administrator and Group Administrators can also be a Local Administrator e.g. the Administrator of their own Organisation. Administrators with dual roles will be able to select to manage Holdings on a group or local level.

  - The Service will allow Administrators to impersonate another Administrator with the same or a lower level Administrator role.

  - The Service will ensure each Organisation has a minimum of one associated Administrator Account and has no concurrency limits on the number of Administrators that can use the Administration Website.

  - The Service will use AIMS to allow Users with an Administrator role to log into the Administration Website. Access to the Administrator Website will be based on AIMS Authentication. Users that have an Administrator role will be automatically authenticated when accessing the Administration Website and granted their assigned role level permissions. No passwords will be managed on the Administration Website.

  - Via the Administration Website, The Service will allow Administrators to manage their own account details, including their first and last name and email address, and manage their Organisation details, including contact details and Organisation name.

  - Via the Administration Website, The Service will allow Administrators to customise and edit Organisation Holdings, both to individual targets e.g. journals and to full/partial Collections. These include:

- Edit name – change the way the item is displayed;

- Edit Print ISSN number;

- Choose which Content Provider the Collection is accessible from;

- Notification about print availability;

- Specify a system number (from a local library catalogue);

- Specify username information;

- Specify coverage details, exact or rolling start and finish dates;

- Specify a custom / private URL if different than default;

- Specify volume and issue numbers;

- Add local notes.

  - The Service will allow Administrators to search all Content available in the Knowledge Base via the Administration Website.

  - The upload and download of Metadata in KBART and MARC formats – including bulk upload – will be supported by submitting requests to the Service Desk. The Service Desk will validate files for upload to ensure the data is in the required format and will notify the Administrator if the file has been processed and uploaded or whether additional information is required.

- Content Provider Interaction

  - The Contractor maintains close working relationships with all Content Providers that provide Content for eligible users, including publishers, aggregators and other information providers and partners.  The Contractor will follow industry standards and best practices for Knowledge Base management and update processes.

  - The Contractor will use its working relationships with Content Providers, Authentication and AIMS providers and technical expertise to ensure links to Full Text Articles from Collections purchased at a national, consortia and local level will resolve to the most granular level supported by the Content Provider. This includes:

- Maintaining working relationships with the Content Providers to ensure that the correct linking syntax is in use for resolving and that any changes are known and implemented;

- Maintaining working relationships with the provider of AIMS to support resolving and seamless linking to Full Text Articles or at the most granular level offered by the Content Provider. A specific AIMS redirector linking structure will be supported;

- Maintaining technical linking expertise to allow optimisation and customisation of links for better performance and linking granularity.

  - The Contractor will maintain working relationships with Content Providers for continuous improvement to The Service and to the benefit of the User. This includes working with other system partners including NICE, Administrators, Content Providers and the provider of AIMS, on the continuous improvement and optimisation of The Service and to diagnose and resolve issues.

  - The Contractor will work with Content Providers to obtain the most up to date information for the Content managed within the Knowledge Base. Changes and updates made by the Content Providers to their Collections including title lists, coverage information, embargoes and linking syntax will be collected, quality assured and migrated into the Knowledge Base. These updates will be published on a weekly basis outside of normal office hours.

  - Content Providers will have access to the Service Desk via telephone and email for any enquiry related to Content, links and other matters related to the Content provided by them to the NHS and linked by The Service.

- Data migration

  - The Contractor will be responsible for coordinating and handling data migration from the former Service Provider and existing Content Providers into the new Service in advance of the contract start date. The approach to be taken has the following principles:

- Holdings information to be obtained from the former Service Provider, i.e. what Collections and titles are available on national level, consortia (including who is part of the Consortium) and local level;

- Collection and Content information to be taken from the Content Providers, i.e. the title lists in each of the Collections, coverage and special Collections tailored for the NHS.

  - For each Organisation the data required includes:

- Full Organisation name;

- AIMS Organisation Unique Identifier;

- Administrator first and last name and email address.

  - For journals and books Collections available for the Organisation, the data required will include:

- Exact Collection name;

- Content Provider;

- Full or partial – if partial, a list will be required;

- Local notes;

- Custom coverage if applicable;

- Custom URL if applicable.

  - For journals and books individual titles available for the Organisation, the data required will include:

- Exact title name;

- ISSN / ISBN;

- Content Provider;

- Local notes;

- Print availability;

- Custom coverage if applicable;

- Custom URL if applicable.

  - The Contractor will work with any future provider of The Service to migrate the information required from the Knowledge Base into any future system that replaces it. The process for handling data migration from ODS Link Resolver service to a future service provider will include the information detailed in 13.2, 13.3 and 13.4.

- Statistics

  - The ODS Link Resolver service will allow Administrators to access and extract activity statistics for their Organisation Holdings and download them in Microsoft Excel.

  - The Contractor will provide NICE with a monthly statistics report that includes the number of queries to the Knowledge Base, the number of links created, redirected and resolved, the number of failed links, and the time taken to resolve links. Reports will be able broken down by individual Licensed Materials.

  - The Contractor will provide NICE with a monthly statistics report that includes the number of Organisations, the number of Administrator Accounts and the number of new and closed (or deleted) Administrator Accounts during that period.

- Project management

  - The Contractor will adhere to a formal project management methodology which will break the project into the following phases:

- Planning – gathering the requirements and translating them into milestones;

- Preparation – gathering required data, information, authorisations;

- Implementation – software development, data migration, data population;

- Testing – acceptance of milestones; fixes and re-testing;

- Go live – change management, communication to Administrators and Users, launch service.

  - The Contractor will project manage the delivery of the products and services required to fully implement The Service to the requirements and in accordance with the project plan.

  - The Contractor will provide and maintain project plans that identify as a minimum, the following:

- All dependencies on NICE, the NHS and its family organisations and other parties, such as Content Providers, in order to deliver to each project plan;

- All milestones relating to the establishment of close working relationships with all major Content Providers that supply Content to the NHS;

- Significant milestones and associated products, activities and dates, and a resource profile identifying how and when resources will be deployed over the lifecycle of the project;

- A description of each of the key products, assurance points and milestones within the plan;

- The quality assurance processes required to verify the integrity of the outcome of each task;

- Any activities required to finalise any details of the plan through further iterations of the plan.

  - The Contractor will participate and comply with all of the NICE project procedures and controls, including:

- General administration;

- Risk management;

- Change control;

- Configuration management;

- Progress reporting.

- Content Providers

  - The Contractor will work with Content Providers to ensure The Service will be live and fully operational by the agreed start date. This will include the following processes:

- Review the Organisation Holdings to ensure all these Content Providers Collections and titles are included within the ODS Knowledgebase;

- Create custom Collections based on the information provided by the NHS;

- Establish an agreed procedure for adding new Collections from new Content Providers.

  - The Contractor will produce training and promotional materials for The Service to support Content Providers using The Service, including guides, Quick Reference Cards, Online help and support Web Sites.

  - The Contractor will ensure all Content Providers will have access to the Service Desk by telephone, email or online via a web interface.

- Testing

  - Acceptance criteria for The Service will be agreed with NICE.

  - The Contractor will build a test environment as part of the implementation process.

  - The Contractor will fully test The Service against the agreed acceptance criteria and provide evidence that the system has been thoroughly tested, including testing with the systems of each individual Content Provider.

  - The testing phase will include test the following Knowledge Base elements:

- Holdings information at all levels is received and populated;

- Missing Content has been added to the Knowledge Base;

- The Knowledge Base has the most up to date data from the Content Providers;

- Links to the Full Text Article use the appropriate syntax – (journal and article levels).

  - The testing phase will include test the following API elements:

- All agreed functions are supported by the API;

- API has been implemented successfully by NICE;

- API returns results as agreed.

  - The testing phase will include the following Redirection Service elements:

- Redirection service triggers AIMS Authentication;

- Redirection service successfully identifies the appropriate “scope” passed from AIMS;

- Redirection service redirects to the respective Organisation’s Holdings, based on the scope.

  - The testing phase will include test the following Performance elements:

- Testing full echo system;

- Stress tests simulating expected usage volume.

  - For each release of The Service the Contractor will provide the following:

- Test result reports include accessibility testing and include cross-browser results;

- Results of performance testing;

- Results of independent penetration testing;

- Release notes.

  - The Contractor will provide a stable, functionally equivalent ODS Link Resolver service test environment to use from the contract award date. This test environment will be used for the setup of Holdings information for all the members, integration with the provider of AIMS, integration with HDAS and for training of Administrators.

- Training and communication

  - The Contractor will produce and keep up to date training materials, including online web resources, documentation and training materials and recorded training videos, to support Administrators using both The Service and the Administration Website. The training materials will take into account how The Service is specifically used in a health and social care setting.

  - The Contractor will be able to directly communicate to all Administrators and provide service update communications to Administrators in order to minimise support calls and ensure the smooth transition from the current service to the new Service.

  - The Contractor will arrange 5 full day regional face-to-face training events for Administrators, additional live online training sessions and a Train the Trainer programme in order to provide full awareness and first point of contact support during implementation. Following this the Contractor will deliver 2 face-to-face and 2 live online training events per annum for the duration of the contract.

  - The Contractor will work with NICE to communicate all messages relating to the new Service transition and implementation. The Contractor will assign a Consultant and Training Manager, acting as the main point of contact for communication and messages related to new services transitions and implementation.

- Transition and continuity

  - The Contractor will allow Organisations within the Knowledge Base to be cross referenced with Organisations’ Unique Identifiers.

  - The Service will securely migrate the existing Organisations and Administrator Accounts to the new system using AIMS Authentication.

  - The Contractor will ensure a seamless account migration for Administrators and all Administrator Account attributes; persistent identifiers will be migrated.

  - The Contractor will work with NICE to agree and circulate a Data Protection Act compliant privacy and data protection notice and notification of the change in the Contractor responsible for processing personal data.

- Contract Management and Service Level Agreements

- Service continuity

  - The Contractor must ensure continuity of The Service including the provision of:

- Secure back-up and restore facilities in accordance with best commercial practices;

- Reasonable notice and early warning of any scheduled maintenance and any related service Scheduled Downtime in accordance with the Service Level Agreement;

- A means to communicate known issues or Scheduled Downtime to Administrators in a timely way.

- Scalability and performance

  - The Service will be able to meet, report on, and manage loads at all times without queuing or User delay for all activities, in accordance with the Service Level Agreement.

- Service management

  - For issues that cannot be resolved by Administrators themselves using the provided supporting materials or website, The Contractor will provide a dedicated Service Desk to provide support to all Administrators, contactable by telephone or email.

  - The Contractor will be able to directly communicate to all Administrators using email addresses stored in the system allowing the sending of notifications and update communications to Administrators in order to minimise support calls.

  - The Contractor will provide a reliable service with ITIL-based service management processes in place.

  - If an issue occurs, the Contractor’s Service Desk will follow standard service management processes to detect, replicate, report and resolve issues, and work with other system partners where necessary to resolve issues.

  - The Contractor will assign a dedicated account manager and a Training and Technical Manager to NICE. The account manager will be fully responsible for all matters under the relationship, including all contractual, financial, and service level reporting. The Training and Technical Manager will work with the account manager to ensure deployment of The Service and will be available for meetings, scheduled calls and email communications with NICE and the lead Administrator for each region.

  - The account manager will attend quarterly face to face contract review meetings with NICE and quarterly service network meetings held by the National and Regional Link Resolver Administrators Group (NLRAG) as required.

  - The Contractor will provide contract, financial, service management and service usage reports to demonstrate the level of service performance against each agreed Service Level Agreement and Key Performance Indicator.

  - All reports will be made available 2 weeks prior to contract review and NLRAG meetings.

  - NICE will be invited to participate in the Contractor’s product and service development plans.

- Service Level Agreements

  - The Contractor will do and provide all that is necessary to satisfy the agreed Service Level Agreements and Key Performance Indicators.

Appendix 1: Content Providers

This appendix sets out the Content Providers of health and social care related Content purchased at national, consortia and local levels across the NHS and related Organisations at the time of writing. Details of the Content Resources purchased from these Providers and the services and platforms from which the Content is accessed by Users are also provided.

Please note that the list is not intended to be exhaustive, it is provided for illustrative purposes and is subject to change.

- Content purchased nationally (subscriptions to 31 March 2018)

- Databases

    - Supplied by Ovid Wolters Kluwer (delivered on HDAS and OvidSP platforms):

- Embase

- HMIC

- AMED

    - Supplied by ProQuest (delivered on HDAS and ProQuest platforms):

- PsycINFO

- BNI

- Medline

- PsycARTICLES

- ProQuest Health Research Premium

    - Supplied by EBSCO (delivered on EBSCOHost platform):

- Cinahl with Full Text

- Health Business Elite (HBE)

- Medline

- Electronic Journals

    - Supplied by BMJ Publishing Group (delivered on Highwire platform but to be moved to JCore platform in 2017)

- Annals of the Rheumatic Diseases

- Archives of Disease in Childhood (including Foetal and Neonatal Edition and including Education In Practice)

- BJO: British Journal of Ophthalmology

- BMJ Quality & Safety

- British Journal of Sports Medicine

- Emergency Medicine Journal

- Evidence-Based Medicine

- Evidence-Based Mental Health

- Evidence-Based Nursing

- Gut (including Frontline Gastroenterology)

- Heart

- Injury Prevention

- Journal of Clinical Pathology (including Molecular Pathology)

- Journal of Epidemiology and Community Health
Journal of Medical Ethics ((including Medical Humanities)

- Journal of Medical Genetics

- Journal of Neurology, Neurosurgery and Psychiatry ((including Practical Neurology and (including Journal of Neuro Interventional Surgery)

- Occupational and Environmental Medicine

- Postgraduate Medical Journal

- Sexually Transmitted Infections

- Thorax

- Tobacco Control

- The BMJ website at www.thebmj.com

    - Supplied by the American Medical Association (JAMA Network):

- JAMA Backfiles Collection (1883 – 1997 and 2008-2011) (hosted on Silverchair platform)

- AMA Archives Journals (hosted on Silverchair platform)

- Content purchased regionally / locally (Content type, Content Provider, service / platform)

- eBooks supplied by 123Doc ( 123Library service at: https://www.123library.org/)

- eJournals published by the American Medical Association (AMA) (JAMA Network service at: http://jamanetwork.com/)

- eBooks supplied by Blackwell's (provided on the Blackwell Learning and eBook Central platforms)

- eJournals, databases and Point of Care tools published by BMJ Publishing Group (includes Best Practice, BMJ Learning, Clinical Evidence)

- eJournals and eBooks published by Cambridge University Press (Cambridge Core service at: https://www.cambridge.org/core/)

- eJournals and eBooks supplied by Credo Reference (http://search.credoreference.com/)

- eBooks supplied by Dawson Books (provided on the dawsonera.com platform)

- Databases, Aggregated Evidence Resource Summaries and Point of Care tools published or supplied by EBSCO (provided on EBSCOHost platform and https://health.ebsco.com/ service)

- eJournals and eBooks supplied by EBSCO (provided on EBSCOhost platform)

- eJournals and eBooks published by Elsevier (provided on Science Direct platform http://www.sciencedirect.com/ and Clinical Key platform (https://www.clinicalkey.com)

- eJournals and eBooks published by Emerald Management (provided on the Emerald Insight platform http://www.emeraldinsight.com/)

- eJournals supplied by Ingenta (provided on the IngentaConnect platform http://www.ingentaconnect.com)

- eBooks supplied by Kortext (provided on the Kortext platform http://www.kortext.com)

- eJournals (including the British Journal of Nursing) published or supplied by the Mark Allen Group (provided on the internurse.com service and http://www.magonlinelibrary.com)

- eBooks published by McGraw Hill Medical (AccessMedicine http://accessmedicine.mhmedical.com/)

- eBooks supplied by ProQuest (provided on the eBook Central platform)

- Databases supplied by ProQuest (provided on the ProQuest Platform)

- eJournals published by RCNi (provided on https://rcni.com)

- eJournals published by SAGE (provided on the SAGE Publishing platform)

- eBooks and eJournals supplied by Springer (provided on http://www.springer.com/ and http://link.springer.com/)

- eBooks and eJournals published by Taylor & Francis (provided on http://www.tandfonline.com/)

- eBooks and eJournals published by Wiley (provided on the Wiley Online Library platform)

- eBooks (Medical and Healthcare publications) published by Williams Lea TSO (provided on the Official Publications Online (OPO) platform)

- Databases, eBooks, eJournals, Aggregated Evidence Resource Summaries and Point of Care tools published or supplied by Wolters Kluwer (provided on the OvidSP platform)

Annex 2:

Service Levels Agreements and Key Performance Indicators

Core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
08:00 to 20:00 GMT

Non-core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
20:01 to 07:59 GMT

Saturday to Sunday:
00:00 to 00:00 GMT

Service Desk Support Hours

Monday to Friday, excluding English Bank Holidays and Public Holidays:
09:00 to 17:30 GMT

Scheduled Downtime

The Contractor will have up to 6 hours per week of time during Non-core Service Hours for maintenance subject to a total of no more than 12 hours in a rolling four week period.

A minimum of ten (10) working days’ notice in writing to NICE is to be given for periods of Scheduled Downtime. Exceptionally, downtime will be scheduled giving less than 10 working days’ notice.

Scalability and Performance

The Contractor will able to meet, report on, and manage expected loads at all times without excessive queuing or User delay for all activities.

Incident Priority Levels

Table 2: Incident Priority Levels

| Priority Level | Description | Reporting Period* | Resolution Period* |
| --- | --- | --- | --- |
| P1 Incident | A major incident that results in a complete failure of the Service affecting all users at one or more sites or regions. | 1 Hour | Immediate response, target resolution time 1-2 working days |
| P2 Incident | A high level problem that results in a failure of the Service resulting in the unavailability of one or more key functions of the Service to users. | 2 Hours | 5 working days |
| P3 Incident | A medium level problem that results in a partial failure of the Service resulting in the unavailability of part of one or more key functions of the Service to users. | 4 Hours | 10 working days |
| P4 Incident | A low level problem that results in a partial failure of the Service resulting in usability or cosmetic issues with part of one or more functions of the Service for users. | 24 Hours | 20 working days |
| P5 Incident | A very low level problem that results in a partial failure of the Service resulting in minor usability or cosmetic issues with part of one or more functions of the Service for users. | 48 Hours | 60 working days |

Note: * Resolution/Reporting time is measured during Core Service Hours only.

- Key Performance Indicators

Please see separate document named 06_Annex 2_LR&KB_T&Cs_SLAs KPIs and Reporting Microsoft Excel Workbook.

ANNEX 2 Service Level Agreement, Key Performance Indicators (KPI) and Reporting

2.1 Service Levels and Key Performance Indicators

- Service Level Agreements

Core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
08:00 to 20:00 GMT

Non-core Service Hours

Monday to Friday, including English Bank Holidays and Public Holidays:
20:01 to 07:59 GMT

Saturday to Sunday:
00:00 to 00:00 GMT

Service Desk Support Hours

Monday to Friday, excluding English Bank Holidays and Public Holidays:
09:00 to 17:30 GMT

Scheduled Downtime

The Contractor may have up to 6 hours per week of time during Non-core Service Hours for maintenance subject to a total of no more than 12 hours in a rolling four week period.

A minimum of ten (10) working days’ notice in writing to NICE is to be given for periods of Scheduled Downtime. Exceptionally, downtime may be scheduled giving less than 10 working days’ notice.

Scalability and Performance

The Contractor must able to meet, report on, and manage expected loads at all times without excessive queuing or User delay for all activities.

Incident Priority Levels

- Table 2.1: Incident Priority Levels

| Priority Level | Description | Reporting Period | Resolution Period |
| --- | --- | --- | --- |
| P1 Incident | A major incident that results in a complete failure of the Service affecting all users at one or more sites or regions. | 1 Hour | Immediate response, target resolution time 1-2 working days |
| P2 Incident | A high level problem that results in a failure of the Service resulting in the unavailability of one or more key functions of the Service to users. | 2 Hours | 5 working days |
| P3 Incident | A medium level problem that results in a partial failure of the Service resulting in the unavailability of part of one or more key functions of the Service to users. | 4 Hours | 10 working days |
| P4 Incident | A low level problem that results in a partial failure of the Service resulting in usability or cosmetic issues with part of one or more functions of the Service for users. | 24 Hours | 20 working days |
| P5 Incident | A very low level problem that results in a partial failure of the Service resulting in minor usability or cosmetic issues with part of one or more functions of the Service for users. | 48 Hours | 60 working days |

Note: * Resolution/Reporting time is measured during Core Service Hours only.

|  | SERVICE LEVEL AGREEMENT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| KPI ID | Key Performance Indicator | Indicator | Threshold | Method of Measurement | Consequence of Breach |
| KPI001 | Service Availability - Administration Website- | Percentage availability during working hours of the service. Working hours are defined as Monday to Friday between 08:00 and 18:00, excluding English public holidays. Service Availability Minutes measured by testing application server availability at least every minute | 99.9% | Service Availability (SA) % SA% = SAM x 100 / SM SAM: Minutes of Service Availability in the reporting period, excluding agreed scheduled downtime. SM:Total service minutes in the reporting period, excluding agreed scheduled downtime. | Service Credits applicable Threshold 99.9% Failure Level 1 < 99.9% 3% of service charges Failure Level 2 < 99.5% 6% of service charges Failure Level 3 < 99.0% 12% of Service Charge and contract terms relating to termination for performance apply |
| KPI002 | Service Availability | Percentage availability of the service Service Availability Minutes measured by testing application server availability at least every minute | 99.90% | Service Availability (SA) % SA% = SAM x 100 / SM SAM: Minutes of Service Availability in the reporting period, excluding agreed scheduled downtime. SM:Total service minutes in the reporting period, excluding agreed scheduled downtime. | Service Credits applicable Threshold 99.9% Failure Level 1 < 99.9% 3% of service charges Failure Level 2 < 99.5% 6% of service charges Failure Level 3 < 99.0% 12% of Service Charge and contract terms relating to termination for performance apply |
| KPI003 | Service Stability | Number of unplanned service outages in the reporting period | 0 | Number of P1 Incidents (of different underlying cause prior to resolution of each P1 Incident) | Service Credits Applicable Threshold 0 Failure Level 1 >= 1 : 1% of service charges Failure Level 2 >= 3 : 3% of service charges Failure Level 3 >= 5 : 10% of service charges and Contract terms relating to termination for performance apply |
| KPI004 | Service Desk Web-based, Voicemail and eMail Response Rate | Percentage of responses to Web-based, Voicemail and eMail incident reports provided within the specified time-period. Initial response time-period 2 hours. | 95% | Resolution Response Rate (RR) % RR% = (RS+NS+SS) / (RT+URT) RS: Responses sent within the specified time-period during the reporting period. NS: New suspended enquiries SS: Still suspended from previous month RT: Numbr of new enquires in the month. URT: Number of still suspended enquiries from the previous month) | Service Credits applicable Threshold 95% Failure Level 1 < 95% 1% of service charges Failure Level 2 < 85% 3% of service charges Failure Level 3 < 70% 5% of service charges and contract terms relating to termination for performance apply EXCEPTIONS APPLY _ See KPI spreadsheet |
| KPI005 | Incident Resolution Period | Percentage of incidents which are resolved within the specified time period specified | All Priority Level 1 incidents and 90% of incident at Priority Levels 2 and 3 | Incident Resolution Period (IRnP) % IRnP% = IRnT x 100 / CI IRnT: Incidents Resolved within the specified time-period during the reporting period at each Priority Level 2 and 3. *CI: Total number of incidents during the reporting period at each Priority Level 2 and 3. Priority Level 1 All Priority Level 1 incidents resolved = Pass or Fail P1 All P1 incidents resolved = Pass or Fail | Service Credits Applicable, P1, 2 & 3 No Service Credits Applicable @ P4 & P5 Threshold: Priority Level 1 = 100 % Threshold: 90% of incidents at P2 Failure Level 1 < 90% 1.5% of service charges Failure Level 2 < 80% 3% of service charges Failure Level 3 < 70% 5% of service charges and Contract terms relating to termination for performance apply Threshold: 80% of incidents at P3 Failure Level 1 < 80% 1% of service charges Failure Level 2 < 70% 2% of service charges Failure Level 3 < 60% 3% of service charges and Contract terms relating to termination for performance apply EXCEPTIONS APPLY _ See KPI spreadsheet |
| KPI006 | Incident Report / Published Period | Percentage of incidents for which a report is provided to NICE within the specified time period Report = a notification sent to the Authority, Published = a notification published on a web based Alert Page | All Priority Level 1 incidents and 95% of remaining incidents | Incident Report Period (IRP) % IRP% = IRT x 100 / CI IRT: Incident Reports issued within the specified time-period during the reporting period. CI: Total number of incidents during the reporting period. | Service Credits not applicable |
| KPI007 | Transaction response time | The percentage of user client-server transactions, during Core Service Hours, satisfied within 1 second. | 95% | Transaction Response Time (TRt) % TRt% = STRt x 100 / TT *STRt: Number of sample transations that meet the response time during the reporting period. TT: Total number of sample transations. * Measured at the point of direct interaction with the service i.e. excluding any proxy, middleware or network latency. [Note: Measurement sample and method to be determined based on the agreed technical solution] | Service Credits not applicable |

Note: Service Credits applicable will be capped at 15% of each quarterly service charge.

Refer to the Microsoft Excel Workbook, Annex 2, Key Performance Indicators (KPI), Service Credits and Reporting. To be fully completed post contract award with the winning bidder.

The Contractor must complete the KPI and Reporting template as provided by the Authority in the format required by the Authority, as detailed in Annex 2 – KPI, Service Credits and Reporting Microsoft Excel Workbook.

All requested fields must be completed by the Contractor.

The KPI, Service Credits and Reporting Microsoft Excel Workbook, shall be issued to the Authority no later than ten (10) working days before the scheduled quarterly review meeting, to summarise performance against the key KPIs as detailed in clause.

2.2	Monthly Reporting

The Contractor shall provide the following information, monthly to the Authority as detailed in clause 22.3:

| Item | [Month/Year] |
| --- | --- |
| Total number of organisations |  |
| Total number of Administrator accounts |  |
| Number of new Administrator accounts |  |
| Number of closed / deleted Administration accounts |  |
| the number of queries to the Knowledge Base |  |
| the number of links created |  |
| redirected and resolved |  |
| the number of failed links |  |
| the average time taken to resolve links |  |

2.3	Quarterly Reporting

The Contractor shall provide the information as required in clause 22.4 and Annex 2 – 2.1 and Annex 2 – 2.2, quarterly to the Authority.

ANNEX 3

Milestones

A fully detailed implementation plan must be agreed by both parties no later than 14 working days after the contract commencement date. The plan shall detail the key milestones for all phases on the plan.

The implementation of the Services must be fully completed no later than 30 September 2017. Should the plan not be completed by the 30 September 2017, clause 13 (Liquidated Damages) shall become effective.

The Contracting Authority at its sole discretion reserves the right to grant additional extension times to the Contractor therefore waiving any potential Liquidated Damages. This clause shall only be invoked by the Contracting Authority.

The Key milestone dates are:

NICE Link Resolver and Knowledgebase Implementation Project – High Level Phases and Milestones

Approach – While we expect the specification to be known while signing the agreement with NICE and after reviewing the requirements, we concluded that the implementation of the project involves a variety of tasks, of which most have dependencies on others, our selected formal project management methodology to use is the “Critical Path Method (CPM)”, which breaks the project into phases, while stringing tasks in each phase based on their dependencies.

The project phases and milestones – OVID/TDNet side - will therefore be the following:

Planning – 2-3 weeks

- Dates and timeline - agreed

- Specification - agreed

- Success criteria – agreed

Completed by 2 May 2017

Preparation

- Teams foundation (management, development, integration, training, service and support) - completed

- Organization structure (members, groups) - successfully mapped

- Administrators (names, roles, assignments) – successfully mapped

- Holdings information – received

  - From current provider

  - From content providers

- OpenAthens entity ID and scopes received and mapped into API keys

- Project resource planning – completed

- Training sessions scheduled in association with Admins and regional leads

Preparation stage completed by 11 June 2017

Implementation

- Accounts creation – completed

- Holdings sets creation – completed

- Grouping holdings sets – completed

- Population of holdings –

  - National level – completed

  - Groups level – completed

  - Trust level – completed

- Organization API keys – created and delivered

- Developments – completed

- Training materials – developed

- Initial live trainings completed (dependent on wishes of admins and regional leads)

- Help Centre website live

Implementation phase completed by 19 August 2017

Testing

Holdings – accurately populated

- Administrator accounts

  - Crated and assigned with appropriate role

  - Accessible via OpenAthens

  - Accurately reflect role and grouping

  - API calls returning results

  - Bugs – fixed

Testing phase completed by 15 September 2017

Go live

- Training delivered

- Training materials – delivered

- Communication to administrators – done

- Communication to users? – done

- Risk assessment – completed

- Change management – completed

- Go live

Service live by 30 September 2017

Live service follow up: October-December (and ongoing)

Remaining live trainings

Training webexes

Publicity at NHS events

Constant performance review and follow-up

ANNEX 4

Payment Schedule

The Contractor will invoice NICE quarterly in arrears according to the schedule below.

To be fully completed post contract award with the winning bidder.

| Amount of Funding |  | Financial Year 1 | Date(s) for Submission of Invoice(s) |
| --- | --- | --- | --- |
| 1st Quarter | Redacted | 17/18 | 1st July 17 |
| 2nd Quarter | Redacted | 17/18 | 1st October 17 |
| 3rd Quarter | Redacted | 17/18 | 1st January 2017 |
| 4th Quarter | Redacted | 17/18 | 1st April 2018 |
| Total | Redacted |  |  |
| VAT (at prevailing rate) | Redacted |  |  |
| Year 1 Total | Redacted |  |  |
| Amount of Funding |  | Financial Year 2 | Date(s) for Submission of Invoice(s) |
| 1st Quarter | Redacted | 18/19 | 1st July 18 |
| 2nd Quarter | Redacted | 18/19 | 1st October 18 |
| 3rd Quarter | Redacted | 18/19 | 1st January 2018 |
| 4th Quarter | Redacted | 18/19 | 1st April 2019 |
| Total | Redacted |  |  |
| VAT (at prevailing rate) | Redacted |  |  |
| Year 2 Total | Redacted |  |  |
| Amount of Funding |  | Financial Year 3 | Date(s) for Submission of Invoice(s) |
| 1st Quarter | Redacted | 19/20 | 1st July 19 |
| 2nd Quarter | Redacted | 19/20 | 1st October 19 |
| Total | Redacted |  |  |
| VAT (at prevailing rate) | Redacted |  |  |
| Year 3 Total | Redacted |  |  |

| AGREEMENT TOTAL (2yrs 6mths) ex VAT | £387,995.00 |  |  |
| --- | --- | --- | --- |

ANNEX 5

5.1	Implementation and Transition

A fully detailed implementation plan must be agreed by both parties no later than 17/04/2017, 2 weeks after the contract commencement date which is 03/04/2017. The plan shall detail the key milestones for all phases on the plan.

The implementation period shall commence at contract commencement date and end on the Acceptance Completion Date which is 30/09/2017. Should the plan not be completed by the agreed Acceptance Completion Date, clause 13 (Liquidated Damages) shall become effective.

The Contracting Authority at its sole discretion reserves the right to grant additional extension times to the Contractor therefore waiving any potential Liquidated Damages. This clause shall only be invoked by the Contracting Authority.

The Contractor will provide appropriate documentation of any interfaces or APIs provided as part of the Service that the Authority will need to integrate with in order to perform Acceptance Testing, as defined in Annex 5, and to integrate with the live Service.

The Contractor will provide reasonable direct access to technical resource for members of the Authority for the purpose of resolving technical issues encountered during the Acceptance Testing phase(s)

The Contractor must agree with The Authority a detailed Implementation Project Plan within 14 days from the Contract commencement date. The Implementation Project Plan shall be in line with the following minimum milestones and milestone criteria:

| Milestone ID | Milestone Name | Milestone Criteria | Milestone Date |
| --- | --- | --- | --- |
| M001 | Project Plan | Acceptance of the Link Resolver and Knowledge Base service project plan by NICE. The project plan will detail all key activities and milestones involved with the set up and development of The Service, including: - Establishment of the management team and full staff complement to support The Service; - Establishment of service management and governance processes; - Dates/timelines for and activities associated with the achievement of milestones, including service design, acceptance testing, go live and production of training materials; - Processes to ensure establishment of close working relationships with all major Content Providers. | Within 2 weeks from contract award |
| M002 | Acceptance Criteria | Agreement of The Service acceptance criteria with NICE against which The Service will be tested. | Within 2 months from contract award |
| M003 | Service Testing | The Service design and development completed and submitted to NICE for review, testing against the acceptance criteria and approval. | Within 6 months from contract award |
| M004 | Service Team and Processes Established | The Service management team established. The full operational service team established. The service management and governance processes have been established, including the implementation of the following processes: - Incident management; - Problem management; - Availability management; - Service Level management; - Change Management; - Release and deployment management; - Service Desk; - Service reporting. | Within 5 months from contract award |
| M005 | Service Established | The API is available for use by NICE. Any required data migration is complete. The Content Providers have completed acceptance testing of The Service and have confirmed that the relevant acceptance criteria have been satisfied. NICE has completed acceptance testing of The Service and has confirmed that the relevant acceptance criteria have been satisfied. | Within 6 months from contract award |
| M006 | Training Materials | All training materials drafted and agreed with NICE and ready for dissemination to Organisations and Administrators. Training materials to include system documentation / training manuals / administration guides/ webinars. | Within 6 months from contract award |

5.2	Acceptance

The implementation of the service will be delivered through a series of phases and milestones.

The Contractors shall agree with NICE by 17/04/2016, 2 weeks from the contract commencement date, a detailed phased plan and milestones delivery.

Newly developed features will be exposed to the Authority through test environments and User Acceptance Testing (UAT) carried out against those environments.

The Acceptance Criteria for each agreed milestone shall satisfy:

| P1 Incident | A major incident that results in a complete failure of the Service affecting all users at one or more sites or regions. |
| --- | --- |
| P2 Incident | A high level problem that results in a failure of the Service resulting in the unavailability of one or more key functions of the Service to users. |
| P3 Incident | A medium level problem that results in a partial failure of the Service resulting in the unavailability of part of one or more key functions of the Service to users. |
| P4 Incident | A low level problem that results in a partial failure of the Service resulting in usability or cosmetic issues with part of one or more functions of the Service for users. |
| P5 Incident | A very low level problem that results in a partial failure of the Service resulting in minor usability or cosmetic issues with part of one or more functions of the Service for users. |

A release would be deemed acceptable on its due date as long as the defect levels are at or below:

- Zero non-compliances with agreed scope ( i.e. release is feature complete )

- Zero unfixed Priority 1 defects

- Less than 3 Priority 2 defects

- Less than 10 Priority 3 defects

- Less than 20 Priority 4 defects

For changes to existing services (e.g. small enhancements) the acceptance criteria will be based on the operational SLAs/KPIs of the service.

5.3	Mobilization

The implementation activities for the project will include a number of workshops and meetings between the Contractor and the Contracting Authority. The workshops and meetings shall clarify and refine the contents of each planned phase. The number of meetings and workshops will be reasonable, taking into account that the Contractor tendered for the contract on a fixed price basis. Meetings and workshops will be virtual (conducted on a remote basis) wherever possible.

The Final agreed plan will form part of this contract and shall be governed by the Variation to Agreement process.

5.4	Phase Deliverable Definitions and Acceptance Criteria

It is agreed that the phased deliverable definitions and acceptance criteria (Annex 5a under a separate document) represent the shared understanding of the Contracting Authority and the Contractor at the date where both parties sign this agreement.

For avoidance of doubt, this document shall be refined through the implementation of the project with an up to date and maintained version of these deliverables managed under formal change control, the final agreed Annex 5a between both parties, shall be managed under Variation to Agreement.

5.5	Authority’s Obligations

Respond and action any instructions, decisions, information and access in a timely fashion and as reasonably requested by the Contractor

Provide a central point of contact who will be available for fortnightly checkpoint meetings and contactable throughout the project duration.

Provide a named resource with appropriate authority who can authorise change requests in acceptable timescales that is able to:

- agree and signoff progressing to the next stage of the project.

- review and agree timescales and acceptance criteria for each phase.

- perform user acceptance tests on the dates agreed.

- discuss, review and agree all KPIs and SLAs.

- discuss and agree how contacting the contractor support will work throughout the contract

- authorise distribution of the projects Highlight report.

The above personnel are listed in 5.6 of this annex 5.

5.6	Implementation Key Personnel and Communication

Any communication and / or enquiry or complaint in relation to the implementation of the additional services and requirements as detailed in Annex 1 and the Implementation plan shall be managed between the following Key personnel. For the avoidance of doubt all other enquiries or complaints in regards to the existing Link Resolver service shall go through the Contractors Help Desk

The Contractors Key personnel

Contract Management:

Technical:

The Authorities Key Personnel

Contract Management:

Carrie Thomson		Senior Service Development Manager,

NICE Evidence Resources Directorate

Marion Spring			Associate Director Evidence Information Resources

NICE Evidence Resources Directorate

Technical: 			TBC post contract award

5.7	Liquidated Damages

The following liquidated damages shall apply subject to clause 13.

| # Implementation Liquidated Damages (ILD) |  |  |  |
| --- | --- | --- | --- |
| # Post | # FTE | # Daily rate | # Actual project cost per day |
| # Associate Director (Information Services) (8B) | # 0.1 | # £900.00 | # £90.00 |
| # Associate Director (Digital Services) (8B) | # 0.1 | # £900.00 | # £90.00 |
| # Senior Service Development Manager (8A) | # 0.25 | # £550.00 | # £137.50 |
| # Senior Service Delivery Manager (8A) | # 0.25 | # £550.00 | # £137.50 |
| # Developer (8A) | # 1 | # £550.00 | # £550.00 |
| # Developer (8A) | # 1 | # £550.00 | # £550.00 |
| # Tester (7) | # 0.25 | # £475.00 | # £118.75 |
| # Total Daily Costs |  |  | # £1,673.75 |

| # Implementation Liquidated Damages (ILD) CAP |  |  |  |
| --- | --- | --- | --- |
| # Contract value per year | # Total Contract value | # ILD @ 18% | # Maximum Damages for 2 x 20 working days delay |
| # £194,000 | # £388,000 | # £69,840.00 | # £66,950.00 |

| # Service Continuity Liquidated Damages (SCLD) |  |
| --- | --- |
| # Monthly SCLD for each month delayed | # £16,167.00 |

ANNEX 6

Sub-contractors

- Not used

ANNEX 7

Contractors and Third Party Hardware and Software

- Hardware and hosting services – by Amazon Web Services

- Software – Microsoft

ANNEX 8

Security Requirements

Security and DPA Requirements

The Contractor agrees to adhere to the Security and DPA requirements document, named

“04_Annex 8_Addendum relating to Information Security”

ANNEX 9

Variation to Agreement

Annex 9 to Agreement between National NICE for Health and Care Excellence and the Contractor of                  on the     Day of   20xx (“the Agreement”).

For the purposes of this Memorandum of Agreement:

| NICE’s Commissioning Manager | means the individual from time to time appointed by the NICE and notified to the Contractor in writing responsible for the co-ordination of the development specified below; |
| --- | --- |

This Memorandum of Agreement, pertain to the development of XXX (the “Services and Supply”) to be undertaken by the Contractor and is agreed by the Contractor and the NICE as a current addition to Annex 1 to the Agreement.

The Development Services and Supply will:

be developed by the Contractor in compliance with the specifications contained in this Memorandum, and

be developed and delivered in accordance with the terms and conditions of the Agreement.

This Development Services and Supply consists of:

To be completed

The Scope and this Memorandum may only be varied with the prior written agreement of the NICE, such agreement (if given) not to be unreasonably delayed.

The Milestones for deliverables which are required by the NICE are detailed in this Memorandum.  The NICE requires, and the Contractor will deliver quarterly a Monitoring Report in the form and by the times set out within Annex 2 – 2.1 and Annex 2 – 2.2.

Milestones

| Due Date | Milestone |
| --- | --- |

The Contractor shall be deemed to have completed a Milestone by the Due Date notwithstanding any delay beyond the Due Date if such delay would not have occurred but for any act or omission of the NICE, anything done or omitted to be done on the NICE’s instructions or any other act or omission of a third party which was beyond the reasonable control of the Contractor (for the avoidance of doubt such third parties do not include the Contractor’s sub-Contractors,).

Terms defined in the Agreement shall bear the same meanings in this Memorandum of Agreement, unless otherwise stated, or the context otherwise requires.

| ______________________________ Signature on behalf of the Contractor Name Title Date | ______________________________ Signature on behalf of the NICE Name Title Date |
| --- | --- |