Annex C

Actual Procurement Timescales Template

| Actual Procurement Timescales |  |
| --- | --- |
| Department / organisation | Defence Commercial Commands & Centre Air |
| Title of procurement | Supply and Installation of Grinding Benches |
| Start date | 5 October 2015 |
| Planned date of contract award | 27 January 2016 |
| Actual Date of contract award | 4 May 2016 |